| NWS CHANGE FORM PART A - COVER SHEET | 1A. DATE SUBMITTED December 2, 2004 (Approximate) |
| --- | --- |
|  | 1B. DATE RECEIVED |
| This form is in three parts. Submitters must complete unshaded blocks in Part A and as much of Part B and C as possible. If there is no specific required change date, enter 60 days from date submitted. Address questions to NWS Change Management at (301) 713-1373. Submit change requests to the NWSRC mailbox (External: NWSRC@noaa.gov). |
| 2. ORIGINATOR OFFICE Office of Science and Technology, Systems Engineering Center (OST3) | 3. SUBMITTING AUTHORITY | 4. COGNIZANT TECHNICAL INDIVIDUALS | 5. ORIGINATOR TRACKING NUMBER |
|  | Name: Frances Curnow Routing Code: W/OST33 | Name: Brian Gockel Routing Code: W/OST31 Phone: 301-713-0304 x 158 Name: Brent Gordon Routing Code: NP11 Phone: 301-763-8000 x7193 | DRAFT |
| 6. SYSTEMS AFFECTED BY CHANGE | 7. WSH TRACKING NUMBER | 7A. REV LEVEL |
|  | DATA PRODUCTS |  | OTHER (specify) |  |  |
|  | ASOS |  | AWIPS |  | NEXRAD |  | RRS |  | CRS |  |  |
| 8. TITLE OF CHANGE Add GFS Ensemble Grids, for West Pacific and Asia, to SBN/NOAAPort | 9. OPERATIONAL REQUIREMENTS DOCUMENT IDENTIFIER |
| 10. CATEGORY OF CHANGE | 11. CLASS OF CHANGE |
|  | RC |  | PECP |  | ECP |  | CLASS I |  | CLASS II |
| 12. TYPE OF CHANGE |
|  | DOCUMENTATION ONLY |  | HARDWARE |  | SOFTWARE |  | DATA |
| 13. SITES AFFECTED | NCEP, TOC/NWSTG, NCF, SBN/NOAAPort, Pacific Region AWIPS Sites |
| 14. STATEMENT OF REQUIREMENT, PROBLEM, OR DEFICIENCY OF EXISTING SYSTEM In January and February 2004, the AWIPS requirements group (SREC) selected “GFS Ensembles” for inclusion in Operational Build 5 (OB5). In reaching this decision, the SREC included input from field sites (all regions), OS, NCEP and OS&T. For reasons outside the scope of this change request, this requirement was reassigned to OB6. This GFS Ensemble requirement is based partly on specific field requests, but it is also part of a more-general initiative to augment the set of NCEP’s ensemble (probabilistic) forecast products available to AWIPS sites. AWIPS Requirements White Paper 36 and the Draft NWS Requirement for Numerical Model Guidance (OS, 2003) document ensemble requirements generally. The existing set of GFS ensemble products (on the SBN) are on WAFS grids that provide extensive coverage east of 150 degrees East longitude, but no coverage to the west. The Pacific Region (in particular the Guam office) has monitoring and forecasting responsibilities in the far western Pacific, in the vicinity of the east coast of Asia, where the existing set of SBN GFS ensemble grids lacks coverage. Consequently, this RC requests the addition of GFS ensemble WAFS grids for the “J” or “38” octant. This grid provides coverage in the northern hemisphere, between 60 degrees and 150 degrees East longitude. Since WFOs now prepare routine forecast products for the upcoming 7-8 days, grids for this region are requested from model initialization to 192 hours. Software changes to prepare and route these new grids perhaps will be required at NCEP and/or the TOC. Also, minor changes to AWIPS site software will be needed to enable the decode/store/display of these new grids. The addition of these grids, when combined with the existing SBN GFS ensemble grids (and others being considered under a separate RC), will greatly enhanced the set of probabilistic forecast products available to WFOs. The grids requested in this RC lie adjacent to the North Pacific area octant (sometimes referred to as the “K” or “39” WAFS grid). The new grids requested in this RC should be disseminated in GRIB1, to be consistent in format with the GFS Ensemble grids that are already on the SBN. Since the addition of GFS Ensemble grids is part of AWIPS OB6, the timeline for testing is late 2004 through July 2005. Deployment is scheduled for late 2005. |
| 15. KNOWN OR PROPOSED SOLUTION a. Distribution Pathway: It is proposed that the new GFS ensemble grids flow from NCEP to AWIPS via the following general pathway: NCEP  NWS TG  AWIPS NCF  SBN(TG channel)  AWIPS & NOAAPORT Users. This pathway is used to disseminate the GFS Ensemble grids that are already on the SBN’s TG channel. b. Format: GRIB1. Although the format of most new model grids will henceforth be GRIB2, it is desired that the new grids associated with this RC have format consistency and continuity with the preexisting set of GRIB1 GFS Ensemble grids. c. Grid: World Area Forecast System (WAFS) Grid, 1.25km resolution “thinned” grid, on Northern Hemispheric octant J (or 38). This octant covers much of Asia, including the far Western Pacific Ocean, from 60 degrees East to 150 degrees East longitude. d. Parameter Set. There are nine parameters, with each parameter requested at the level(s) in parentheses. Temperature (4 levels: 2m, 850, 500 and 250mb) Geopotential Height (5 levels: 1000, 850, 700, 500 and 250mb) Relative Humidity (1 level: 700mb) u-component of wind (4 levels: 10m, 850, 500 and 250mb) v-component of wind (4 levels: 10m, 850, 500 and 250mb) Total Accumulated Precipitation at Surface (1 level: surface) Mean Sea Level Pressure (1 level: MSL) Minimum Temperature (1 level: 2m) Maximum Temperature (1 level: 2m) e. Number of Ensemble Members. For consistency with the preexisting SBN GFS ensemble grids, there should generally be eleven (11) ensemble members. f. Forecast intervals. This RC requests the addition of gridded products, from model initialization through 192 hours forecast time, at six-hourly intervals. Thus, this RC requests the addition of grids for the following thirty three (33) forecast times: 00, 06, 12, 18, 24, 30, 36, 42, 48, 54, 60, 66, 72, 78, 84, 90, 96, 102, 108, 114, 120, 126, 132, 138, 144, 150, 156, 162, 168, 174, 180, 186 and 192 hours. Units are hours from model initialization time. Note that, as of August 2004, the 186 hour forecast grid set was not routinely prepared by NCEP. If the 186 hour forecast grid set can not be added by mid-2005, it is possible that it will be removed from this request. g. This set of grids will be provided in association with the 00 and 12 UTC model cycles, only. With the current NCEP production schedule, the approximate dissemination times for these cycles are, respectively, 0630 UTC and 1830 UTC. h. Volume estimate: As listed in part A, below, this RC requests approximately 7953 new grids per model run. Based on a sample of approximately 21,000 GFS ensemble grids already on the SBN, the mean grid size was calculated to be 4,800 bytes. Therefore, the per-model-run data volume, for the additional 7953 new grids, should be approximately 38.2 MBytes. Since there will be two model run distributions on the SBN per day, the estimated daily volume is approximately 76.3 MBytes. This estimate may be revised by NCEP as they proceed with the preparation of the actual grid set. |
| 16. ALTERNATE SOLUTIONS Add the new grids in GRIB2. This would be inconsistent with the GFS ensemble grids already on the SBN. |
| 17. REQUIRED CHANGE DATE April 19, 2005 | 18. RATIONALE FOR REQUIRED CHANGE DATE This product set is being implemented in AWIPS OB6 (scheduled to begin integration testing in March 2005 and to deploy in late 2005). | 19. PRIORITY |
|  |  |  | ROUTINE |  | URGENT |  | EMERGENCY |
| DRG/CCB/PMC/CMB DECISION |
| 20. DECISION AUTHORITY LEVEL |  | FAST TRACK |  | CCB LEVEL ONLY |  | PMC or NWS CMB DECISION REQUIRED |
| 21. CCB LEVEL DECISION |  | APPROVED |  | DISAPPROVED | SIGNATURE |
|  |  | RECOMMEND APPROVAL | DATE SIGNED |
| FOR USE ONLY WHEN PMC or NWS CMB DECISION REQUIRED |
| 22. PMC OR NWS CMB DECISION |  | APPROVED |  | DISAPPROVED | SIGNATURE/DATE |

NWSRC Form 1001 (Rev B, 4/26/04)	Part A - Page 1 (Cover Sheet)

| NWS CHANGE FORM PART A - DATA PRODUCTS SUPPLEMENT | ORIGINATOR TRACKING NUMBER |
| --- | --- |
| This information is required for Data Products submissions. | 2. WSH TRACKING NUMBER | 2A. REV LEVEL |
| 3. NODE ID | 4. AWIPS ID | 5. WMO HEADER (See notes 2-8). | 6. ADD REV DEL | 7. SEAS Y/N | 8. CHAR PER MSG | 9. FREQUENCY (See note 1) | 10. NWSTG DISTR | NWWS ONLY |
|  | NNNXXX |  |  |  |  |  |  | 11. PRIME UPLINK | 12. B/U UPLINK |
| Note: All WMO headers in this section are tentative. This draft RC has not been approved by NWS data management. |
| Temperature. Second header character is “T” for this parameter and max/min temperatures, below. Also, see note 2. |
|  |  | HTJA## KWBK (00 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJB## KWBK (06 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJC## KWBK (12 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJD## KWBK (18 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJE## KWBK (24 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJF## KWBK (30 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJG## KWBK (36 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJH## KWBK (42 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJI## KWBK (48 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJZ## KWBK (Note 9) | ADD | N | SEE NOTE 10. | 396 per model run |  |  |  |
|  |  | HTJJ## KWBK (60 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJK## KWBK (72 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJL## KWBK (84 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJU## KWBK (90&192 hr) | ADD | N | SEE NOTE 10. | 88 per model run |  |  |  |
|  |  | HTJM## KWBK (96 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJV## KWBK (102 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJN## KWBK (108 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJW## KWBK (114 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJO## KWBK (120 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJP## KWBK (132 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJQ## KWBK (144 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJR## KWBK (156 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJS## KWBK (168 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HTJT## KWBK (180 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
| Geopotential Height. Second header character is “H”. See note 3. |
|  |  | HHJA## KWBK (00 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJB## KWBK (06 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJC## KWBK (12 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJD## KWBK (18 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJE## KWBK (24 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJF## KWBK (30 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJG## KWBK (36 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJH## KWBK (42 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJI## KWBK (48 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJZ## KWBK (Note 9) | ADD | N | SEE NOTE 10. | 495 per model run |  |  |  |
|  |  | HHJJ## KWBK (60 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJK## KWBK (72 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJL## KWBK (84 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJU## KWBK (90&192 hr) | ADD | N | SEE NOTE 10. | 110 per model run |  |  |  |
|  |  | HHJM## KWBK (96 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJV## KWBK (102 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJN## KWBK (108 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJW## KWBK (114 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJO## KWBK (120 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJP## KWBK (132 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJQ## KWBK (144 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJR## KWBK (156 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJS## KWBK (168 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
|  |  | HHJT## KWBK (180 hr) | ADD | N | SEE NOTE 10. | 55 per model run |  |  |  |
| Relative Humidity. Second header character is “R”. See note 4. |
|  |  | HRJA## KWBK (00 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJB## KWBK (06 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJC## KWBK (12 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJD## KWBK (18 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJE## KWBK (24 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJF## KWBK (30 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJG## KWBK (36 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJH## KWBK (42 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJI## KWBK (48 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJZ## KWBK (Note 9) | ADD | N | SEE NOTE 10. | 99 per model run |  |  |  |
|  |  | HRJJ## KWBK (60 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJK## KWBK (72 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJL## KWBK (84 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJU## KWBK (90&192 hr) | ADD | N | SEE NOTE 10. | 22 per model run |  |  |  |
|  |  | HRJM## KWBK (96 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJV## KWBK (102 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJN## KWBK (108 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJW## KWBK (114 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJO## KWBK (120 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJP## KWBK (132 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJQ## KWBK (144 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJR## KWBK (156 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJS## KWBK (168 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HRJT## KWBK (180 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
| u Component of Wind. Second header character is “U”. See note 5. |
|  |  | HUJA## KWBK (00 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJB## KWBK (06 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJC## KWBK (12 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJD## KWBK (18 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJE## KWBK (24 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJF## KWBK (30 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJG## KWBK (36 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJH## KWBK (42 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJI## KWBK (48 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJZ## KWBK (Note 9) | ADD | N | SEE NOTE 10. | 396 per model run |  |  |  |
|  |  | HUJJ## KWBK (60 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJK## KWBK (72 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJL## KWBK (84 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJU## KWBK (90&192 hr) | ADD | N | SEE NOTE 10. | 88 per model run |  |  |  |
|  |  | HUJM## KWBK (96 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJV## KWBK (102 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJN## KWBK (108 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJW## KWBK (114 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJO## KWBK (120 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJP## KWBK (132 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJQ## KWBK (144 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJR## KWBK (156 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJS## KWBK (168 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HUJT## KWBK (180 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
| v Component of Wind. Second header character is “V”. See note 5. |
|  |  | HVJA## KWBK (00 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJB## KWBK (06 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJC## KWBK (12 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJD## KWBK (18 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJE## KWBK (24 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJF## KWBK (30 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJG## KWBK (36 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJH## KWBK (42 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJI## KWBK (48 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJZ## KWBK (Note 9) | ADD | N | SEE NOTE 10. | 396 per model run |  |  |  |
|  |  | HVJJ## KWBK (60 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJK## KWBK (72 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJL## KWBK (84 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJU## KWBK (90&192 hr) | ADD | N | SEE NOTE 10. | 88 per model run |  |  |  |
|  |  | HVJM## KWBK (96 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJV## KWBK (102 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJN## KWBK (108 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJW## KWBK (114 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJO## KWBK (120 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJP## KWBK (132 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJQ## KWBK (144 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJR## KWBK (156 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJS## KWBK (168 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
|  |  | HVJT## KWBK (180 hr) | ADD | N | SEE NOTE 10. | 44 per model run |  |  |  |
| Total Accumulated Precipitation at Surface. Second header character is “E”. Note: no accumulated precipitation grid at initialization time. Also, see note 6. |
|  |  | HEJB## KWBK (06 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJC## KWBK (12 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJD## KWBK (18 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJE## KWBK (24 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJF## KWBK (30 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJG## KWBK (36 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJH## KWBK (42 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJI## KWBK (48 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJZ## KWBK (Note 9) | ADD | N | SEE NOTE 10. | 99 per model run |  |  |  |
|  |  | HEJJ## KWBK (60 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJK## KWBK (72 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJL## KWBK (84 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJU## KWBK (90&192 hr) | ADD | N | SEE NOTE 10. | 22 per model run |  |  |  |
|  |  | HEJM## KWBK (96 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJV## KWBK (102 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJN## KWBK (108 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJW## KWBK (114 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJO## KWBK (120 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJP## KWBK (132 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJQ## KWBK (144 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJR## KWBK (156 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJS## KWBK (168 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HEJT## KWBK (180 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
| Mean Sea Level Pressure. Second header character is “P”. See note 7. |
|  |  | HPJA## KWBK (00 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJB## KWBK (06 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJC## KWBK (12 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJD## KWBK (18 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJE## KWBK (24 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJF## KWBK (30 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJG## KWBK (36 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJH## KWBK (42 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJI## KWBK (48 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJZ## KWBK (Note 9) | ADD | N | SEE NOTE 10. | 99 per model run |  |  |  |
|  |  | HPJJ## KWBK (60 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJK## KWBK (72 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJL## KWBK (84 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJU## KWBK (90&192 hr) | ADD | N | SEE NOTE 10. | 22 per model run |  |  |  |
|  |  | HPJM## KWBK (96 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJV## KWBK (102 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJN## KWBK (108 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJW## KWBK (114 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJO## KWBK (120 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJP## KWBK (132 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJQ## KWBK (144 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJR## KWBK (156 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJS## KWBK (168 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HPJT## KWBK (180 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
| Minimum Temperature. Second header character is “T” for this and other temperature parameters. Note: no min temperature grid at initialization time. See note 8. |
|  |  | HTJB## KWBK (06 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJC## KWBK (12 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJD## KWBK (18 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJE## KWBK (24 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJF## KWBK (30 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJG## KWBK (36 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJH## KWBK (42 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJI## KWBK (48 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJZ## KWBK (Note 9) | ADD | N | SEE NOTE 10. | 99 per model run |  |  |  |
|  |  | HTJJ## KWBK (60 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJK## KWBK (72 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJL## KWBK (84 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJU## KWBK (90&192 hr) | ADD | N | SEE NOTE 10. | 22 per model run |  |  |  |
|  |  | HTJM## KWBK (96 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJV## KWBK (102 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJN## KWBK (108 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJW## KWBK (114 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJO## KWBK (120 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJP## KWBK (132 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJQ## KWBK (144 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJR## KWBK (156 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJS## KWBK (168 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJT## KWBK (180 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
| Maximum Temperature. Second header character is “T” for this and other temperature parameters. Note: no max temperature grid at initialization time. See note 8. |
|  |  | HTJB## KWBK (06 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJC## KWBK (12 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJD## KWBK (18 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJE## KWBK (24 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJF## KWBK (30 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJG## KWBK (36 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJH## KWBK (42 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJI## KWBK (48 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJZ## KWBK (Note 9) | ADD | N | SEE NOTE 10. | 99 per model run |  |  |  |
|  |  | HTJJ## KWBK (60 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJK## KWBK (72 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJL## KWBK (84 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJU## KWBK (90&192 hr) | ADD | N | SEE NOTE 10. | 22 per model run |  |  |  |
|  |  | HTJM## KWBK (96 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJV## KWBK (102 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJN## KWBK (108 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJW## KWBK (114 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJO## KWBK (120 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJP## KWBK (132 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJQ## KWBK (144 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJR## KWBK (156 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJS## KWBK (168 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  |  | HTJT## KWBK (180 hr) | ADD | N | SEE NOTE 10. | 11 per model run |  |  |  |
|  | TOTALS |  |  |  | 38.2 MBytes per model run | 7953 Grids per model run |  |  |  |
| Notes: 1. The frequencies in column 9 correspond to each model run. There will be two model distributions per day: 00UTC and 12UTC. Generally, the frequencies were computed as follows: (Number of levels) x (Number of ensemble members(typically 11)) x (Number of timesteps per header (typically one but sometimes two or six, as described in note 9).) 2. The temperature headers correspond to the following four levels, with the associated WMO header “ii” values in parentheses: 2 meter(98), 850mb(85), 500mb(50) and 250mb(25). Because there are typically 11 members, the frequency of occurrence of each header is generally 4 (levels) times 11 (members) = 44. 3. The geopotential height headers correspond to the following five levels, with the associated WMO header “ii” values in parentheses: 1000mb(99), 850mb(85), 700mb(70), 500mb(50) and 250mb(25). Because there are typically 11 members, the frequency of occurrence of each header is generally 5 (levels) times 11 (members) = 55. 4. The relative humidity headers correspond to one level, with the associated WMO header “ii” value in parentheses: 700mb(70). Because there are typically 11 members, the frequency of occurrence of each header is generally 11. 5. The u and v wind component headers correspond to the following four levels, with the associated WMO header “ii” values in parentheses: 10 meter(98), 850mb(85), 500mb(50) and 250mb(25). Because there are typically 11 members, the frequency of occurrence of each header is generally 4 (levels) times 11 (members) = 44. 6. The total precipitation headers correspond to one level, with the associated WMO header “ii” value in parentheses: surface(98). Because there are typically 11 members, the frequency of occurrence of each header is generally 11. 7. The mean sea level pressure headers correspond to one level, with the associated WMO header “ii” value in parentheses: MSL(89). Because there are typically 11 members, the frequency of occurrence of each header is generally 11. 8. The minimum and maximum temperature parameters correspond to one level, with the associated WMO header “ii” value in parentheses: 2 meter(98). Because there are typically 11 members, the frequency of occurrence of each header is generally 11. 9. Headers of the form “H??Z?? KWBK” correspond to nine forecast times: 54, 66, 78, 126, 138, 150, 162, 174, and 186 hours. Thus, these headers occur nine times more frequently than most headers, which correspond to only one forecast time. Similarly, the “H??U?? KWBK” header corresponds to forecast times 90 & 192 hours and, therefore, it occurs twice as often as headers which correspond to one forecast time. 10. OS&T/SEC estimates that the mean size of a GFS Ensemble WAFS grid is 4,800 bytes. This RC requests the addition of 7953 grids, per model run. Therefore, the size of the GFS ensemble grid set, requested in this RC, is approximately 38.2 MBytes per model run. This estimate is based on the known sizes of the GFS ensemble grids for the 00-84 hour forecast time period (already distributed on the SBN) and the assumption that the mean size of the new/requested grids will be comparable to those existing grids. Thus, for the two daily runs (i.e., 00 & 12 UTC), the total daily volume will be approximately 76.3 MBytes. |
| FOR METAR CHANGES ONLY | 17. INTERNAL NWS USE ONLY | 18. PRODUCT SOURCE | 19. AWIPS DATA TYPE |
| 13. COMMS ID | 14. N. LATITUDE | 15. W. LONGITUDE | 16. ELEV (M) |  |  |  |
|  | DEG | MIN | SEC | DEG | MIN | SEC |  | 20. NOTIFICATION | A. CHANGE NOTICE NUMBER | B. EFFECTIVE DATE | C. ISSUE DATE |
|  |  |  |  |  |  |  |  | AWIPS |  |  |  |
|  |  |  |  |  |  |  |  | EMWIN |  |  |  |
|  |  |  |  |  |  |  |  | NWWS |  |  |  |

NWSRC Form 1001 (Rev B, 4/26/04)	Part A - Page 2 (Data Products Supplement)

| NWS CHANGE FORM PART B - FUNDING AND SUPPORT ACTIVITIES | 1. ORIGINATOR TRACKING NUMBER |
| --- | --- |
| All RC/ECP submissions must also address the following information. Attach extra pages if necessary, referencing each applicable subject. | 2. WSH TRACKING NUMBER | 2A. REV LEVEL |
| FUNDING INFORMATION | SOURCE OF FUNDING | COST DATA |
| 3A. DEVELOPMENT COSTS | 3B. | 3C. $ |
| 4A. OPERATIONAL TEST AND EVALUATION COSTS | 4B. | 4C. $ |
| 5A. PRODUCTION COSTS | 5B. | 5C. $ |
| 6A. COMMUNICATIONS SERVICE/CIRCUITS COSTS | 6B. | 6C. $ |
| 7A. IMPLEMENTATION SUPPORT COSTS | 7B. | 7C. $ |
| 8A. LIFE CYCLE SUPPORT COSTS | 8B. | 8C. $ |
| 9A. CCB COST EVALUATION NWS COST $ FAA COST $ DOD COST $ OTHER AGENCY COST $ (SPECIFY) | 9B. TOTAL COST $ |
| SUPPORTING INFORMATION AND SCHEDULES |
| 10. DEVELOPMENT STATUS/SCHEDULE | 11. PROCUREMENT STATUS/ SCHEDULE |
| 12. IMPLEMENTATION/RETROFIT STATUS/SCHEDULE | 13. FACILITY INFORMATION |
| 14. COMMUNICATIONS RESOURCES TO BE INSTALLED | 15. COMMUNICATIONS RESOURCES TO BE REMOVED |
| 16. REQUIRED CLEARANCES, WAIVERS, AND LICENSES | 17. COORDINATION OF CHANGE WITH OTHER CHANGES |
| 18. PHYSICAL ITEMS AND DOCUMENTS AFFECTED | 19. STAFF RESOURCE IMPACTS |
| 20. LOGISTICS IMPACTS | 21. OPERATIONAL IMPACTS |
| 22. ADDITIONAL MAJOR CHANGE ACTIVITIES |

NWSRC Form 1001 (Rev B, 4/26/04)	Part B - Page 1 (Funding and Support Activities)

| NWS CHANGE FORM PART B - PHYSICAL ITEM AND DOCUMENT IMPACT MATRIX SUPPLEMENT | 1. ORIGINATOR TRACKING NUMBER |
| --- | --- |
| This information is required prior to publication of Engineering Modification Notes and Software Release Notes. | 2. WSH TRACKING NUMBER | 2A. REV LEVEL |
| PART AND SOFTWARE IDENTIFICATION |
| 3. ITEM TYPE: HARDWARE SOFTWARE | 4. ITEM NAME AND REFERENCE DESIGNATOR | 5. ADD REMOVE REPLACE MODIFY | 6. OLD PART OR SOFTWARE VERSION | 7. NEW PART OR SOFTWARE VERSION |
|  |  |  | A. PART NUMBER OR SOFTWARE VERSION | B. SERIAL NUMBER OR LOT | A. PART NUMBER OR SOFTWARE VERSION | B. SERIAL NUMBER OR LOT |
| DOCUMENTATION IDENTIFICATION |
| 8. DOCUMENT TYPE | 9. DOCUMENT TITLE | 10. ADD REMOVE REPLACE MODIFY | 11. OLD DOCUMENT | 12. NEW DOCUMENT |
|  |  |  | A. IDENTIFIER | B. REVISION IDENTIFIER | A. IDENTIFIER | B. REVISION IDENTIFIER |

NWSRC Form 1001 Rev B, 4/26/04)	Part B - Page 2 (Physical Item and Document Impact Matrix Supplement)

| NWS CHANGE FORM PART C - CHANGE AND IMPLEMENTATION ACTIVITIES | 1. ORIGINATOR TRACKING NUMBER |
| --- | --- |
| Submitters should propose implementation actions; WSH will assist with and supplement actions or required statements when necessary. | 2. WSH TRACKING NUMBER | 2A. REV LEVEL |
| 3. IMPLEMENTATION DOCUMENTS REQUIRED |
|  | Engineering Modification Note |  | Software Release Notes |  | Other Document (Specify)_____________ |
| ADDITIONAL IMPLEMENTATION INSTRUCTIONS |
| 4. IMPLEMENTATION ACTIVITY REQUIRED | 5. REQUIRED COMPLETION DATE | 6. RESPONSIBLE PERSON AND OFFICE | 7. DOCUMENT OR ACTION REQUIRED TO VERIFY COMPLETION |

NWSRC Form 1001 (Rev B, 4/26/04)	Part C - Page 1 (Change and Implementation Activities)