U.S. ATLAS M&O Estimate

Cost Book

Funding Source:	All	Funding Type:	All

Institutions:	All

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:19 PM

WBS Number:	3	Description:	U.S. ATLAS M&O Estimate

Institution :	Contact:

U.S. ATLAS Maintenance and Operations (M&O) includes detector specific costs allocated to subsystems and Common Fund

cost  related to overall experimental operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

10448	0	0	10448	0	7970	53	2425	113.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	888	888	0	0	0	0	0

0	0	0	50.35	50.35	0	0	0	0	0

Electrical Engineer  B/I	0	888	0	0	0	0	0	0	0	0

0	61.538	0	0	0	0	0	0	0	0

Faculty  B/I	0	5271	7967	6159	888	888	888	888	888	888

0	398.487	552.497	438.007	72.727	72.727	72.727	72.727	72.727	72.727

Grad Student  B/I	0	889	2646	10113	7921	5271	5271	5271	5271	5271

0	14.562	43.341	165.652	129.746	86.34	86.34	86.34	86.34	86.34

Post Doc  B/I	0	7987	3546	9257	8840	4402	4402	4402	4402	4402

0	251.591	111.698	291.595	278.46	138.663	138.663	138.663	138.663	138.663

Sr Research Scientist  B/I	0	4451	3546	6621	6196	1758	1767	1767	1767	1767

0	280.413	223.398	383.909	368.172	110.754	111.321	111.321	111.321	111.321

Computer Professional  R	0	0	0	880	776	420	420	420	420	420

0	0	0	49.896	43.999	23.814	23.814	23.814	23.814	23.814

Electrical Engineer  R	0	0	880	880	0	0	0	0	0	0

0	0	60.984	60.984	0	0	0	0	0	0

Mechanical Engineer  R	0	0	884	0	0	0	0	0	0	0

0	0	61.261	0	0	0	0	0	0	0

Technician  R	0	2224	4848	2666	2860	2640	2640	2640	2640	2640

0	76.245	166.602	91.839	98.127	90.92	90.92	90.92	90.92	90.92

Page 1 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:20 PM

Mechanical Engineer  UNFUNDED	0	675	0	440	0	0	0	0	0	0

0	46.778	0	30.492	0	0	0	0	0	0

Technician  UNFUNDED	0	4584	4424	1380	0	0	0	0	0	0

0	174.099	169.384	54.86	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	141.9	102.2	147.0	129.6	238.1	220.6	249.2	190.8	129.6

Travel  R	0.0	41.8	103.0	54.0	43.2	36.0	36.0	36.0	36.0	36.0

Other  UNFUNDED	0.0	5.9	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  UNFUNDED	0.0	42.5	47.5	19.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	1589	1741	1907	1249	824	808	836	778	717

Page 2 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:21 PM

WBS Number:	3.2	Description:	TRT

Institution :	Contact:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

10448	0	0	10448	0	7970	53	2425	113.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	888	888	0	0	0	0	0

0	0	0	50.35	50.35	0	0	0	0	0

Electrical Engineer  B/I	0	888	0	0	0	0	0	0	0	0

0	61.538	0	0	0	0	0	0	0	0

Faculty  B/I	0	5271	7967	6159	888	888	888	888	888	888

0	398.487	552.497	438.007	72.727	72.727	72.727	72.727	72.727	72.727

Grad Student  B/I	0	889	2646	10113	7921	5271	5271	5271	5271	5271

0	14.562	43.341	165.652	129.746	86.34	86.34	86.34	86.34	86.34

Post Doc  B/I	0	7987	3546	9257	8840	4402	4402	4402	4402	4402

0	251.591	111.698	291.595	278.46	138.663	138.663	138.663	138.663	138.663

Sr Research Scientist  B/I	0	4451	3546	6621	6196	1758	1767	1767	1767	1767

0	280.413	223.398	383.909	368.172	110.754	111.321	111.321	111.321	111.321

Computer Professional  R	0	0	0	880	776	420	420	420	420	420

0	0	0	49.896	43.999	23.814	23.814	23.814	23.814	23.814

Electrical Engineer  R	0	0	880	880	0	0	0	0	0	0

0	0	60.984	60.984	0	0	0	0	0	0

Mechanical Engineer  R	0	0	884	0	0	0	0	0	0	0

0	0	61.261	0	0	0	0	0	0	0

Technician  R	0	2224	4848	2666	2860	2640	2640	2640	2640	2640

0	76.245	166.602	91.839	98.127	90.92	90.92	90.92	90.92	90.92

Mechanical Engineer  UNFUNDED	0	675	0	440	0	0	0	0	0	0

0	46.778	0	30.492	0	0	0	0	0	0

Technician  UNFUNDED	0	4584	4424	1380	0	0	0	0	0	0

0	174.099	169.384	54.86	0	0	0	0	0	0

Page 3 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:22 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	141.9	102.2	147.0	129.6	238.1	220.6	249.2	190.8	129.6

Travel  R	0.0	41.8	103.0	54.0	43.2	36.0	36.0	36.0	36.0	36.0

Other  UNFUNDED	0.0	5.9	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  UNFUNDED	0.0	42.5	47.5	19.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	1589	1741	1907	1249	824	808	836	778	717

Page 4 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:23 PM

WBS Number:	3.2.1	Description:	TRT-Subsystem

Institution :	Contact:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

9184	0	0	9184	0	7970	0	1214	113.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	888	888	0	0	0	0	0

0	0	0	50.35	50.35	0	0	0	0	0

Electrical Engineer  B/I	0	888	0	0	0	0	0	0	0	0

0	61.538	0	0	0	0	0	0	0	0

Faculty  B/I	0	5271	7967	6159	888	888	888	888	888	888

0	398.487	552.497	438.007	72.727	72.727	72.727	72.727	72.727	72.727

Grad Student  B/I	0	889	2646	10113	7921	5271	5271	5271	5271	5271

0	14.562	43.341	165.652	129.746	86.34	86.34	86.34	86.34	86.34

Post Doc  B/I	0	7987	3546	9257	8840	4402	4402	4402	4402	4402

0	251.591	111.698	291.595	278.46	138.663	138.663	138.663	138.663	138.663

Sr Research Scientist  B/I	0	4451	3546	6621	6196	1758	1767	1767	1767	1767

0	280.413	223.398	383.909	368.172	110.754	111.321	111.321	111.321	111.321

Computer Professional  R	0	0	0	880	776	420	420	420	420	420

0	0	0	49.896	43.999	23.814	23.814	23.814	23.814	23.814

Electrical Engineer  R	0	0	880	880	0	0	0	0	0	0

0	0	60.984	60.984	0	0	0	0	0	0

Mechanical Engineer  R	0	0	884	0	0	0	0	0	0	0

0	0	61.261	0	0	0	0	0	0	0

Technician  R	0	2224	4848	2666	2860	2640	2640	2640	2640	2640

0	76.245	166.602	91.839	98.127	90.92	90.92	90.92	90.92	90.92

Mechanical Engineer  UNFUNDED	0	675	0	440	0	0	0	0	0	0

0	46.778	0	30.492	0	0	0	0	0	0

Technician  UNFUNDED	0	4584	4424	1380	0	0	0	0	0	0

0	174.099	169.384	54.86	0	0	0	0	0	0

Page 5 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:24 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	89.0	61.0	70.0	15.0	10.0	10.0	10.0	10.0	10.0

Travel  R	0.0	41.8	103.0	54.0	43.2	36.0	36.0	36.0	36.0	36.0

Other  UNFUNDED	0.0	5.9	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  UNFUNDED	0.0	42.5	47.5	19.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	1536	1700	1830	1134	596	597	597	597	597

Page 6 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:24 PM

WBS Number:	3.2.1.1	Description:	TRT Pre-operations

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

5360	0	0	5360	0	4663	0	696	56.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	888	888	0	0	0	0	0

0	0	0	50.35	50.35	0	0	0	0	0

Electrical Engineer  B/I	0	888	0	0	0	0	0	0	0	0

0	61.538	0	0	0	0	0	0	0	0

Faculty  B/I	0	5271	7967	6159	888	0	0	0	0	0

0	398.487	552.497	438.007	72.727	0	0	0	0	0

Grad Student  B/I	0	889	2646	5711	2650	0	0	0	0	0

0	14.562	43.341	93.547	43.406	0	0	0	0	0

Post Doc  B/I	0	7987	3546	5742	4438	0	0	0	0	0

0	251.591	111.698	180.873	139.797	0	0	0	0	0

Sr Research Scientist  B/I	0	4451	3546	5742	4438	0	0	0	0	0

0	280.413	223.398	328.532	257.418	0	0	0	0	0

Computer Professional  R	0	0	0	880	356	0	0	0	0	0

0	0	0	49.896	20.185	0	0	0	0	0

Electrical Engineer  R	0	0	880	880	0	0	0	0	0	0

0	0	60.984	60.984	0	0	0	0	0	0

Mechanical Engineer  R	0	0	884	0	0	0	0	0	0	0

0	0	61.261	0	0	0	0	0	0	0

Technician  R	0	2224	4848	2666	220	0	0	0	0	0

0	76.245	166.602	91.839	7.207	0	0	0	0	0

Mechanical Engineer  UNFUNDED	0	675	0	440	0	0	0	0	0	0

0	46.778	0	30.492	0	0	0	0	0	0

Technician  UNFUNDED	0	4584	4424	1380	0	0	0	0	0	0

0	174.099	169.384	54.86	0	0	0	0	0	0

Page 7 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:26 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	89.0	31.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	41.8	103.0	54.0	19.2	0.0	0.0	0.0	0.0	0.0

Other  UNFUNDED	0.0	5.9	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  UNFUNDED	0.0	42.5	47.5	19.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	1536	1670	1532	622	0	0	0	0	0

Page 8 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:26 PM

WBS Number:	3.2.1.1.1	Description:	Module Check( 7/02-12/04

Institution :	Contact:	Not available

Check out of modules arriving at CERN

Work done in Bldg 154 CERN.

This work will span the period Oct 02 to December 04

There are a total of 102 modules that must be tested

and cerified as the 96 modules and 6 spares.

The modules arrive at the rate of about 6 modules/month

from Hampton gain testing. The testing must keep up

with this arrival plan. The operations on each module include:

Module checkin and passport update.

Verify wire tensions.

Verfity leak tightness,

verify mechanical dimensions:

wire gain survey.

Begin of long term HV conditioning.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

278	0	0	278	0	242	0	36	3.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	888	0	0	0	0	0	0	0	0

0	27.972	0	0	0	0	0	0	0	0

Sr Research Scientist  B/I	0	1786	0	0	0	0	0	0	0	0

0	112.518	0	0	0	0	0	0	0	0

Technician  UNFUNDED	0	2828	0	0	0	0	0	0	0	0

0	101.085	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	4.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	3.8	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  UNFUNDED	0.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 9 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:28 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	277	1	0	0	0	0	0	0	0

Page 10 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:28 PM

WBS Number:	3.2.1.1.1.1	Description:	Technical support (Duke)

Institution :	Duke University	Contact:	Not available

Special Technical tech helping with module checkout

0.25 tech in FY03 (ebenstein)

MC 0.75  tech in FY04 (ebenstein)

0.25 tech in FY05(ebenstein)

This Duke person will be spending half of his time

in Bldg 154 doing the module checkout,( ( ~one module/week) and the other

half assisting with the installation of the modules in the spaceframe.

During the  checkout operation in Bldg 154 this specialized

technician will be responsible for

1) measuring tensions and restringing any problem wires

est- 3 hours/week

2) assisting in leak test measurements and correcting any problems.

Estimate 3 hours/week

3) Assisting in preparation of the modules for gain testing- this

includes HV preparation with gas flow and determination of low

current draw

estimate 2 hours/week

4) Assist in gain scanning

estimate 8 hours/week

5) restringing or removal of wires with out-of-spec gain

estimate 2 hours/week

6) Set up of gas and HV for long term HV running, and monitoring running.

Estimate 2hours/week

For a total of about 20hours/week assisting with each module-

$30K/yearDetails of Estimate:

$1.5K for trip( FY03-2 trips

FY04( 2 trips, FY05 2 trips

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

70	0	0	70	0	38	0	31	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  UNFUNDED	0	1042	0	0	0	0	0	0	0	0

0	38.075	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Page 11 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:29 PM

Travel  R	0.0	3.8	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  UNFUNDED	0.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	70	0	0	0	0	0	0	0	0

Page 12 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:29 PM

WBS Number:	3.2.1.1.1.2	Description:	equipment

Institution :	Contact:	Not available

Equipment needs for checkout of

module in BLDG 154 after they

arrive at CERN.

multi channel tension- $6KDetails of Estimate:

Gas leak tester- $7K

HV breakdow test-$6k

Gas Gain-$65K

HV training- $15K

Storage, support-$22K

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

5	0	0	5	0	0	0	5	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	4.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	4	1	0	0	0	0	0	0	0

Page 13 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:30 PM

WBS Number:	3.2.1.1.1.2.1	Description:	gas leak tester

Institution :	Indiana U.	Contact:	Not available

Leak tester supplied by Indiana University.

$7K for Details of Estimate:

total cost of leak tester

and computer interface.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 14 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:31 PM

WBS Number:	3.2.1.1.1.2.2	Description:	multi channel tension

Institution :	Duke University	Contact:	Not available

Tesnsion tester supplied by Duke University

$6K for 16 ch tension testerDetails of Estimate:

and computer interfaces.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 15 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:31 PM

WBS Number:	3.2.1.1.1.2.3	Description:	HV breakdown test

Institution :	Duke University	Contact:	Not available

Supplied by Duke University

$3K for HV supply and cablesDetails of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 16 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:32 PM

WBS Number:	3.2.1.1.1.2.4	Description:	gain mapper

Institution :	Hampton U.	Contact:	Not available

This will be built by Hampton

Readout electronics has been

purchased from base fund.

$65KDetails of Estimate:

for xray source,

$12K

position conroller

$13k

Gas system

$4K

cabinet

$11K

slow controls

$7K

DAQ, mCA

$18K

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 17 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:33 PM

WBS Number:	3.2.1.1.1.2.5	Description:	HV training supplies, cables

Institution :	Duke University	Contact:	Not available

This is the HV longterm conditioning

that will be necessary to qualify a module

prior to installation.

$15k for Details of Estimate:

8 HV supplies  $8K

and $7 K for distribution

and cabling for up to 45 modules.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 18 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:34 PM

WBS Number:	3.2.1.1.1.2.6	Description:	storage and support

Institution :	Indiana U.	Contact:	Not available

Storage and support equiment

in Bldg 154

Details of Estimate:

storage racks.$9K

Tools - $3K

measurement equipment- $4K

supplies( for entire period)- 6K

total 22K

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

5	0	0	5	0	0	0	5	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	4.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	4	1	0	0	0	0	0	0	0

Page 19 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:35 PM

WBS Number:	3.2.1.1.1.3	Description:	other technical support (russian tech, IU postdoc,

Institution :	Indiana U.	Contact:	Not available

Technical support in Bldg 154 during period

of FY03  and FY04

This is money for a CERN based technical

level assistant to work with the specailist

on all checkout activities.

Indiana will supply a postdoc (Kayumov)

and a staff scientist (Gagnon) for additional

work in 154.

This  technician  will be spending half of his time

in Bldg 154 doing the module checkout,( ( ~one module/week) and the other

half assisting with the installation of the modules in the spaceframe.

During the  checkout operation in Bldg 154 this specialized

technician will be responsible for

1) measuring tensions and restringing any problem wires

est- 6 hours/week

2) assisting in leak test measurements and correcting any problems.

Estimate 4 hours/week

3) Assisting in preparation of the modules for gain testing- this

includes HV preparation with gas flow and determination of low

current draw

estimate 4 hours/week

4) Assist in gain scanning

estimate 16 hours/week

5) restringing or removal of wires with out-of-spec gain

estimate 2 hours/week

6) Set up of gas and HV for long term HV running, and monitoring running.

Estimate 4 hours/week

For a total of about 40hours/week assisting with each module-

IU physicist and postdoc coveredDetails of Estimate:

from base.

Tech is on MC for F04

no travel needed

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

204	0	0	204	0	204	0	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	888	0	0	0	0	0	0	0	0

0	27.972	0	0	0	0	0	0	0	0

Sr Research Scientist  B/I	0	1786	0	0	0	0	0	0	0	0

0	112.518	0	0	0	0	0	0	0	0

Page 20 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:35 PM

Technician  UNFUNDED	0	1786	0	0	0	0	0	0	0	0

0	63.01	0	0	0	0	0	0	0	0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	204	0	0	0	0	0	0	0	0

Page 21 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:36 PM

WBS Number:	3.2.1.1.4	Description:	TRT-6 mod-check (2/04- 1/05)

Institution :	Contact:

preoperation work on modules in space frame, check cooling attachments, electronic checks on 3-6 module groups.

Maintain operation of modules once installed

The module installation activity involves the actual mounting of the

TRT barrel  modules into the spaceframe in the SR building, and the

initial hookup of services to a six module gas and cooling manifold.

This preparation  activity starts in October, 03 and continues until January 05.

There are 16 six-module sectors. Upon completion of all 16 sectors,

the final gas and cooling manifolds will be attached and connected.

The installation starts November,03

The present estimate is that this operation will require  3 weeks/sector.

The detailed activites have been scheduled by the project engineer, they

include:

install check six modules                                1.2 days

Install cooling tubes and CO2 lines, check    1.2 days

Install electronics on front end                       3.4 days

Install cooling plates and tubing front end      1.2 days

Install sector manifolds front end                    1.2 days

Install electronics  on backend                      3.4 days

Install cooling plates and tubing back end     1.2 days

Install sector manifolds back end                   1.2 days.

Sector cooling hookup                                   1 day

The installation is only part of the activitity in the SR building.

Following these operations, the additional  testing of cooling, active gas, HV,

Low volgtage, and signal noise for each sector are part of the M&O operations.

Continual monitoring of installed modules is also covered in the M&O which span the same period.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1557	0	0	1557	0	1267	0	290	14.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  B/I	0	888	0	0	0	0	0	0	0	0

0	61.538	0	0	0	0	0	0	0	0

Faculty  B/I	0	5271	0	0	0	0	0	0	0	0

0	398.487	0	0	0	0	0	0	0	0

Post Doc  B/I	0	6210	0	0	0	0	0	0	0	0

0	195.615	0	0	0	0	0	0	0	0

Sr Research Scientist  B/I	0	2665	0	0	0	0	0	0	0	0

0	167.895	0	0	0	0	0	0	0	0

Page 22 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:36 PM

Mechanical Engineer  R	0	0	444	0	0	0	0	0	0	0

0	0	30.769	0	0	0	0	0	0	0

Technician  R	0	2224	2208	0	0	0	0	0	0	0

0	76.245	75.681	0	0	0	0	0	0	0

Mechanical Engineer  UNFUNDED	0	675	0	0	0	0	0	0	0	0

0	46.778	0	0	0	0	0	0	0	0

Technician  UNFUNDED	0	1756	2644	880	0	0	0	0	0	0

0	73.014	104.343	36.59	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	85.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	38.0	37.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  UNFUNDED	0.0	5.9	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  UNFUNDED	0.0	26.5	17.5	7.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	1216	294	47	0	0	0	0	0	0

Page 23 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:37 PM

WBS Number:	3.2.1.1.4.1	Description:	technical support  (Kline)

Institution :	Indiana U.	Contact:

1 technician  for 0.75 FTE FY04

( rest of FY04 covered in installation)

1 technicians for 0.25 FTE FY05

(rest of FY05 coverd in 3.2.1.1.5)

This specialized assembly person will spend 75% of his

time in FY04 on the checkout of the installed modules and services.

The remaining 25% is time during the first quarter of Fy04, when he will

be assisting with the initial prepartion of the spaceframe for installation of

modules

This tech will be working with 1.5 other techs on the process. Many

of the operations will reqire two people, an unknown is the process is

time for problem solving during installation.

The detailed activites have been scheduled by the project engineer, they

include:

install check six modules                                1.2 days

Install cooling tubes and CO2 lines, check    1.2 days

Install electronics on front end                       3.4 days

Install cooling plates and tubing front end      1.2 days

Install sector manifolds front end                    1.2 days

Install electronics on backend                      3.4 days

Install cooling plates and tubing back end     1.2 days

Install sector manifolds back end                   1.2 days.

Sector cooling hookup                                   1 day

total                                                             15 days

$30K/y Details of Estimate:

1.5K/trip( 3 in FY04, 2 in FY05)

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

426	0	0	426	0	376	0	50	4.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	1757	0	0	0	0	0	0	0	0

0	143.898	0	0	0	0	0	0	0	0

Post Doc  B/I	0	1786	0	0	0	0	0	0	0	0

0	56.259	0	0	0	0	0	0	0	0

Sr Research Scientist  B/I	0	1786	0	0	0	0	0	0	0	0

0	112.518	0	0	0	0	0	0	0	0

Technician  R	0	1344	440	0	0	0	0	0	0	0

0	47.416	15.523	0	0	0	0	0	0	0

Page 24 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:38 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	23.0	10.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	394	31	0	0	0	0	0	0	0

Page 25 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:39 PM

WBS Number:	3.2.1.1.4.2	Description:	other technical support (Russian)

Institution :	Indiana U.	Contact:	Not available

0.5 FTE russian support

( remaining FTE covered by endcaps)

support for module checking

in Bldg 154

Extra CERN based support during the time

that module check out and module installation are taking place simultaneously.

no extra travel moneyDetails of Estimate:

required

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

119	0	0	119	0	119	0	0	2.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	1788	0	0	0	0	0	0	0	0

0	56.322	0	0	0	0	0	0	0	0

Technician  R	0	0	888	0	0	0	0	0	0	0

0	0	31.329	0	0	0	0	0	0	0

Technician  UNFUNDED	0	0	888	0	0	0	0	0	0	0

0	0	31.329	0	0	0	0	0	0	0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	56	63	0	0	0	0	0	0	0

Page 26 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:40 PM

Page 27 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:40 PM

WBS Number:	3.2.1.1.4.3	Description:	project engineer(Callahan)

Institution :	Indiana U.	Contact:

MC   0.4 FTE  04

(remainder as CERN associate )

0.6 FTE 05

(remainder as 1/2 year CERN associate extension + 0.25 on M&O)

Project Engineer to oversee

the module insertion

In Fy04 the first 1/2 year is spent working on the completion of the space frame and the initial

instalation of the modules into the frame.

The remainder of the time, the Project Engineer will focus on the checkout of the

modules after installation.

2004 CERN assoc coversDetails of Estimate:

60%

1/2 year extension in FY05

and remainder on M&O with

travel.

$10K/y

1.5K/trip ( 3 Fy04, 2 FY05)

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

344	0	0	344	0	305	0	39	2.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	1757	0	0	0	0	0	0	0	0

0	143.898	0	0	0	0	0	0	0	0

Post Doc  B/I	0	879	0	0	0	0	0	0	0	0

0	27.688	0	0	0	0	0	0	0	0

Sr Research Scientist  B/I	0	879	0	0	0	0	0	0	0	0

0	55.377	0	0	0	0	0	0	0	0

Mechanical Engineer  R	0	0	444	0	0	0	0	0	0	0

0	0	30.769	0	0	0	0	0	0	0

Mechanical Engineer  UNFUNDED	0	675	0	0	0	0	0	0	0	0

0	46.778	0	0	0	0	0	0	0	0

Page 28 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:41 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	11.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  UNFUNDED	0.0	5.9	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  UNFUNDED	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	296	48	0	0	0	0	0	0	0

Page 29 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:41 PM

WBS Number:	3.2.1.1.4.4	Description:	electronics technician(C. Alexander)

Institution :	U of Pennsylvania	Contact:

electronic tech FTE 0.5 - FY04

0.25 FTE FY05

for work on module electronic

testing and repair once modules are

installed

This persion will be the primary electronics lead tech for

the items listed at ET

The detailed activites have been scheduled by the project engineer, they

include:

install check six modules                                1.2 days

Install cooling tubes and CO2 lines, check    1.2 days

Install electronics on front end                       3.4 days  EE

Install cooling plates and tubing front end      1.2 days  EE

Install sector manifolds front end                    1.2 days

Install electronics  on backend                      3.4 days  EE

Install cooling plates and tubing back end     1.2 days  EE

Install sector manifolds back end                   1.2 days.

Sector cooling hookup                                   1 day

Faraday sheild connection, testing                  4 days  EE

The electronic technicai will be 50% on the testing phase and 50% on the

installation of electronics.

$30K/yearDetails of Estimate:

$1.5K for trip ( two in FY04,

Two in Fy05)

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

333	0	0	333	0	285	0	48	3.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  B/I	0	888	0	0	0	0	0	0	0	0

0	61.538	0	0	0	0	0	0	0	0

Faculty  B/I	0	1757	0	0	0	0	0	0	0	0

0	110.691	0	0	0	0	0	0	0	0

Post Doc  B/I	0	1757	0	0	0	0	0	0	0	0

0	55.346	0	0	0	0	0	0	0	0

Technician  R	0	880	880	0	0	0	0	0	0	0

0	28.829	28.829	0	0	0	0	0	0	0

Page 30 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:42 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	15.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	280	53	0	0	0	0	0	0	0

Page 31 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:43 PM

WBS Number:	3.2.1.1.4.5	Description:	Electronics tech- Yale

Institution :	Yale University	Contact:	Not available

1 FTE 04, 1 FTE FY05, 0.5 FTE FY06

work with Penn on

certifying the electronics

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

245	0	0	245	0	183	0	63	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  UNFUNDED	0	1756	1756	880	0	0	0	0	0	0

0	73.014	73.014	36.59	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  UNFUNDED	0.0	17.5	17.5	7.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	99	99	47	0	0	0	0	0	0

Page 32 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:44 PM

WBS Number:	3.2.1.1.4.9	Description:	HV distribution

Institution :	Duke University	Contact:

HV distribution for six sector test to verify the operation of each unit and to maintain

modules in opearation after installation

10 HV supplies and racks- $27KDetails of Estimate:

cables $8K, connectors, and

associated supplies  $5K

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

40	0	0	40	0	0	0	40	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	40.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	40	0	0	0	0	0	0	0	0

Page 33 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:45 PM

WBS Number:	3.2.1.1.4.10	Description:	Low Voltage system

Institution :	U of Pennsylvania	Contact:

Electronics low voltage supplies and daq for initial testing of six module sector- core

item

Electronics, power supplies and associated equipment -$15,000Details of Estimate:

Cables, connectors, - $5,000

DAQ, and computer for sector tests-$15,000

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

35	0	0	35	0	0	0	35	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	35.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	35	0	0	0	0	0	0	0	0

Page 34 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:46 PM

WBS Number:	3.2.1.1.4.11	Description:	system tests

Institution :	Indiana U.	Contact:	Not available

Equipment and supplies

for system tests

supplies forDetails of Estimate:

system testing $5000

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	0	0	0	15	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	15	0	0	0	0	0	0	0	0

Page 35 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:47 PM

WBS Number:	3.2.1.1.5	Description:	TRT- SCT in SR (1/05 - 9/05)

Institution :	Contact:

Services checkout for completed barrel cooling, electronics, HV tests and surveying

(with final cooling manifolds, electronics.

Front end performance testing including the

time when the SCT is installed and joint testing is being carried out

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1207	0	0	1207	0	992	0	215	12.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	3564	0	0	0	0	0	0	0

0	0	275.108	0	0	0	0	0	0	0

Grad Student  B/I	0	889	2646	0	0	0	0	0	0	0

0	14.562	43.341	0	0	0	0	0	0	0

Post Doc  B/I	0	889	3546	0	0	0	0	0	0	0

0	28.004	111.698	0	0	0	0	0	0	0

Sr Research Scientist  B/I	0	0	3546	0	0	0	0	0	0	0

0	0	223.398	0	0	0	0	0	0	0

Electrical Engineer  R	0	0	880	0	0	0	0	0	0	0

0	0	60.984	0	0	0	0	0	0	0

Mechanical Engineer  R	0	0	440	0	0	0	0	0	0	0

0	0	30.492	0	0	0	0	0	0	0

Technician  R	0	0	2640	0	0	0	0	0	0	0

0	0	90.921	0	0	0	0	0	0	0

Mechanical Engineer  UNFUNDED	0	0	0	440	0	0	0	0	0	0

0	0	0	30.492	0	0	0	0	0	0

Technician  UNFUNDED	0	0	1780	500	0	0	0	0	0	0

0	0	65.041	18.27	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Page 36 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:48 PM

Other  R	0.0	0.0	30.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	66.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  UNFUNDED	0.0	0.0	30.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	43	1098	67	0	0	0	0	0	0

Page 37 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:48 PM

WBS Number:	3.2.1.1.5.1	Description:	technical support-Fowler/ebenstein

Institution :	Duke University	Contact:

Bill Ebenstein/Fowler

Assisting with the SCT-TRTbarrel test

program

Includes:

Final hook of complete faraday sheild

Large scale noise studies

with end cap

with SCT

X-ray alignment studies

$30K/yearDetails of Estimate:

$1.5K for trip( three trips)

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

375	0	0	375	0	327	0	48	3.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1788	0	0	0	0	0	0	0

0	0	146.437	0	0	0	0	0	0	0

Grad Student  B/I	0	0	879	0	0	0	0	0	0	0

0	0	14.398	0	0	0	0	0	0	0

Post Doc  B/I	0	0	879	0	0	0	0	0	0	0

0	0	27.688	0	0	0	0	0	0	0

Sr Research Scientist  B/I	0	0	879	0	0	0	0	0	0	0

0	0	55.377	0	0	0	0	0	0	0

Technician  UNFUNDED	0	0	1780	500	0	0	0	0	0	0

0	0	65.041	18.27	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  UNFUNDED	0.0	0.0	30.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 38 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:49 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	357	18	0	0	0	0	0	0

Page 39 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:50 PM

WBS Number:	3.2.1.1.5.2	Description:	Project Engineer(Callahan)

Institution :	Indiana U.	Contact:

Project engineer0 0.25 FTE

support of the final testing of the barrel

and the SCT

Includes:

Final hook of complete faraday sheild

Large scale noise studies

with end cap

with SCT

X-ray alignment studies

0.5 CERN associateDetails of Estimate:

$10K/y travel

$1.5K trip (three trips)

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

194	0	0	194	0	158	0	36	2.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	879	0	0	0	0	0	0	0

0	0	14.398	0	0	0	0	0	0	0

Post Doc  B/I	0	0	879	0	0	0	0	0	0	0

0	0	27.688	0	0	0	0	0	0	0

Sr Research Scientist  B/I	0	0	879	0	0	0	0	0	0	0

0	0	55.377	0	0	0	0	0	0	0

Mechanical Engineer  R	0	0	440	0	0	0	0	0	0	0

0	0	30.492	0	0	0	0	0	0	0

Mechanical Engineer  UNFUNDED	0	0	0	440	0	0	0	0	0	0

0	0	0	30.492	0	0	0	0	0	0

Page 40 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:51 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

Travel  R	0.0	0.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  UNFUNDED	0.0	0.0	0.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	146	48	0	0	0	0	0	0

Page 41 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:51 PM

WBS Number:	3.2.1.1.5.3	Description:	Technical support (Kline)

Institution :	Indiana U.	Contact:	Not available

0.50  FTE  for

assistance in the final testing of

the Barrel and SCT

Includes:

Final hook of complete faraday sheild

Large scale noise studies

with end cap

with SCT

X-ray alignment studies

$30K/yearDetails of Estimate:

$1.5K for trip ( three trips)

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

311	0	0	311	0	287	0	24	3.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	888	0	0	0	0	0	0	0

0	0	72.727	0	0	0	0	0	0	0

Grad Student  B/I	0	0	888	0	0	0	0	0	0	0

0	0	14.545	0	0	0	0	0	0	0

Post Doc  B/I	0	0	1788	0	0	0	0	0	0	0

0	0	56.322	0	0	0	0	0	0	0

Sr Research Scientist  B/I	0	0	1788	0	0	0	0	0	0	0

0	0	112.644	0	0	0	0	0	0	0

Technician  R	0	0	880	0	0	0	0	0	0	0

0	0	31.046	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 42 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:52 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	311	0	0	0	0	0	0	0

Page 43 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:52 PM

WBS Number:	3.2.1.1.5.4	Description:	Electrical Engineer(VanBerg)

Institution :	U of Pennsylvania	Contact:

Electrical engineer 0.5 FTE(Van berg?)

For work on total system testing of

installed modules- HV, LV and DAQ

emphasis will be on

Final hook of complete faraday sheild

Large scale noise studies

with end cap

with SCT

Operation of electronics in several sectors

for

X-ray alignment studies

$30K/yearDetails of Estimate:

$1.5K for trip ( two trips)

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

188	0	0	188	0	159	0	29	2.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	888	0	0	0	0	0	0	0

0	0	55.944	0	0	0	0	0	0	0

Grad Student  B/I	0	889	0	0	0	0	0	0	0	0

0	14.562	0	0	0	0	0	0	0	0

Post Doc  B/I	0	889	0	0	0	0	0	0	0	0

0	28.004	0	0	0	0	0	0	0	0

Electrical Engineer  R	0	0	880	0	0	0	0	0	0	0

0	0	60.984	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 44 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:54 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	43	146	0	0	0	0	0	0	0

Page 45 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:54 PM

WBS Number:	3.2.1.1.5.5	Description:	system test

Institution :	Indiana U.	Contact:

equipment and support

for multimodujle system tests

supply support Details of Estimate:

for tests $5000

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

7	0	0	7	0	0	0	7	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	7	0	0	0	0	0	0	0

Page 46 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:55 PM

WBS Number:	3.2.1.1.5.6	Description:	testing equipment

Institution :	U of Pennsylvania	Contact:

Testing equipment for completed

module system

medium high end oscilloscope- $11KDetails of Estimate:

1 analog pulser $9K

1 SMT solder/rework station 1k

1 mantis magnifier 1.5K

additional supplies for E. Tech. 2.5k

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

40	0	0	40	0	0	0	40	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	40	0	0	0	0	0	0	0

Page 47 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:56 PM

WBS Number:	3.2.1.1.5.7	Description:	electronics tech(C. Alexander)

Institution :	U of Pennsylvania	Contact:	Not available

0.50 FTE electronics tech FY05

Electronics emphasis will be on

Final hook of complete faraday sheild

Large scale noise studies

with end cap

with SCT

Operating and maintaining the electronics

X-ray alignment studies

$30K/yearDetails of Estimate:

$1.5K for trip (three trips)

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

61	0	0	61	0	29	0	32	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	880	0	0	0	0	0	0	0

0	0	28.829	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	61	0	0	0	0	0	0	0

Page 48 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:57 PM

WBS Number:	3.2.1.1.5.8	Description:	Technical support (Russian)

Institution :	Indiana U.	Contact:	Not available

assistance with barrel-sct integration and

assembly of barrel in detector

$30000/YEAR Details of Estimate:

2 trips $1500/trip

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

31	0	0	31	0	31	0	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	880	0	0	0	0	0	0	0

0	0	31.046	0	0	0	0	0	0	0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	31	0	0	0	0	0	0	0

Page 49 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:58 PM

WBS Number:	3.2.1.1.8	Description:	ID Integration( 10/05-4/07)

Institution :	Contact:	Ogren

verify operation of  during the trasfer

to the detector, checkout  in magnet,

cable, cooling, LV, HV hook up in magnet,

system checkout, system tests, survey

monitor operations until run time.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2318	0	0	2318	0	2163	0	155	26.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	888	888	0	0	0	0	0

0	0	0	50.35	50.35	0	0	0	0	0

Faculty  B/I	0	0	4403	6159	888	0	0	0	0	0

0	0	277.389	438.007	72.727	0	0	0	0	0

Grad Student  B/I	0	0	0	5711	2650	0	0	0	0	0

0	0	0	93.547	43.406	0	0	0	0	0

Post Doc  B/I	0	0	0	5742	4438	0	0	0	0	0

0	0	0	180.873	139.797	0	0	0	0	0

Sr Research Scientist  B/I	0	0	0	5742	4438	0	0	0	0	0

0	0	0	328.532	257.418	0	0	0	0	0

Computer Professional  R	0	0	0	880	356	0	0	0	0	0

0	0	0	49.896	20.185	0	0	0	0	0

Electrical Engineer  R	0	0	0	880	0	0	0	0	0	0

0	0	0	60.984	0	0	0	0	0	0

Technician  R	0	0	0	2666	220	0	0	0	0	0

0	0	0	91.839	7.207	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	54.0	19.2	0.0	0.0	0.0	0.0	0.0

Page 50 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:59 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	277	1419	622	0	0	0	0	0

Page 51 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:31:59 PM

WBS Number:	3.2.1.1.8.1	Description:	Technical support (Duke)

Institution :	Duke University	Contact:	Ogren

$30K/yearDetails of Estimate:

$1.5K for trip (two trips)

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

389	0	0	389	0	389	0	0	4.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	1757	0	0	0	0	0	0

0	0	0	143.898	0	0	0	0	0	0

Grad Student  B/I	0	0	0	1318	890	0	0	0	0	0

0	0	0	21.589	14.578	0	0	0	0	0

Post Doc  B/I	0	0	0	1318	890	0	0	0	0	0

0	0	0	41.517	28.035	0	0	0	0	0

Sr Research Scientist  B/I	0	0	0	1318	890	0	0	0	0	0

0	0	0	83.034	56.07	0	0	0	0	0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	290	99	0	0	0	0	0

Page 52 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:00 PM

WBS Number:	3.2.1.1.8.2	Description:	Computer professional

Institution :	U of Pennsylvania	Contact:	Ogren

0.5 FTE computer  professional 06 and 07

verify operation of  during the trasfer

to the detector, of elctronics once installed.

system checkout, system tests,

monitor operations until run time.

$30K/yearDetails of Estimate:

$1.5K for trip (two trips)

U.S. ATLAS % share of activity:	30.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

548	0	0	548	0	507	0	40	6.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1757	1757	0	0	0	0	0	0

0	0	110.691	110.691	0	0	0	0	0	0

Grad Student  B/I	0	0	0	1318	880	0	0	0	0	0

0	0	0	21.589	14.414	0	0	0	0	0

Post Doc  B/I	0	0	0	1318	880	0	0	0	0	0

0	0	0	41.517	27.72	0	0	0	0	0

Sr Research Scientist  B/I	0	0	0	1318	880	0	0	0	0	0

0	0	0	66.427	44.352	0	0	0	0	0

Computer Professional  R	0	0	0	880	356	0	0	0	0	0

0	0	0	49.896	20.185	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	18.0	7.2	0.0	0.0	0.0	0.0	0.0

Page 53 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:02 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	111	319	118	0	0	0	0	0

Page 54 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:02 PM

WBS Number:	3.2.1.1.8.3	Description:	electronics tech

Institution :	U of Pennsylvania	Contact:	Ogren

1 FTE electronics technician FY06

0.25 FTE electronics tech FY07

verify operation of  electronics after  the trasfer

to the detector

cable, cooling, LV, HV hook up in magnet,

system checkout, system tests,

monitor operations until run time.

$30K/yearDetails of Estimate:

$1.5K for trip ( two trips FY06,

Three trips FY07

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

521	0	0	521	0	473	0	48	6.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1757	1757	0	0	0	0	0	0

0	0	110.691	110.691	0	0	0	0	0	0

Grad Student  B/I	0	0	0	1318	880	0	0	0	0	0

0	0	0	21.589	14.414	0	0	0	0	0

Post Doc  B/I	0	0	0	1318	880	0	0	0	0	0

0	0	0	41.517	27.72	0	0	0	0	0

Sr Research Scientist  B/I	0	0	0	1318	880	0	0	0	0	0

0	0	0	66.427	44.352	0	0	0	0	0

Technician  R	0	0	0	880	220	0	0	0	0	0

0	0	0	28.829	7.207	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	18.0	12.0	0.0	0.0	0.0	0.0	0.0

Page 55 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:03 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	111	298	113	0	0	0	0	0

Page 56 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:03 PM

WBS Number:	3.2.1.1.8.4	Description:	electrical Engineer

Institution :	U of Pennsylvania	Contact:	Ogren

0.5  Electrical Engineer- FY06

Organize and set up operations to verify electronics after the trasfer

to the detector,  such as  cable hookup and testing, cooling,

hook up and checkout of LV, HV hook up in magnet,

system checkout, system tests

monitor operations until run time.

$30K/yearDetails of Estimate:

$1.5K for trip ( two trips)

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

275	0	0	275	0	246	0	29	3.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	888	888	0	0	0	0	0

0	0	0	50.35	50.35	0	0	0	0	0

Faculty  B/I	0	0	889	0	0	0	0	0	0	0

0	0	56.007	0	0	0	0	0	0	0

Grad Student  B/I	0	0	0	1757	0	0	0	0	0	0

0	0	0	28.78	0	0	0	0	0	0

Electrical Engineer  R	0	0	0	880	0	0	0	0	0	0

0	0	0	60.984	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 57 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:04 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	56	169	50	0	0	0	0	0

Page 58 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:04 PM

WBS Number:	3.2.1.1.8.5	Description:	testing equipment

Institution :	U of Pennsylvania	Contact:	Ogren

Testing equipment

for checkout of ID

9U VME Crate $7500Details of Estimate:

2 Single board interface boards $6k

2 Monitor workstaions and Software $3000

2 cosmic ray trigger boards $4000

HV distributor $3.5K

supplies for E tech $1K

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

24	0	0	24	0	0	0	24	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	24	0	0	0	0	0	0

Page 59 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:05 PM

WBS Number:	3.2.1.1.8.6	Description:	beamtest and system tests

Institution :	Indiana U.	Contact:	Ogren

Support for system tests

support and supplies forDetails of Estimate:

tests $10000

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	0	0	0	15	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	15	0	0	0	0	0	0

Page 60 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:06 PM

WBS Number:	3.2.1.1.8.7	Description:	technical support (Russian)

Institution :	Indiana U.	Contact:	Ogren

1.0 FTE 2006

verify operation of  during the trasfer

to the detector, checkout  in magnet,

cable, cooling, LV, HV hook up in magnet,

system checkout, system tests, survey

monitor operations until run time.

U.S. ATLAS % share of activity:	75.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

546	0	0	546	0	546	0	0	6.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	888	888	0	0	0	0	0

0	0	0	72.727	72.727	0	0	0	0	0

Post Doc  B/I	0	0	0	1788	1788	0	0	0	0	0

0	0	0	56.322	56.322	0	0	0	0	0

Sr Research Scientist  B/I	0	0	0	1788	1788	0	0	0	0	0

0	0	0	112.644	112.644	0	0	0	0	0

Technician  R	0	0	0	1786	0	0	0	0	0	0

0	0	0	63.01	0	0	0	0	0	0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	305	242	0	0	0	0	0

Page 61 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:07 PM

WBS Number:	3.2.1.2	Description:	Operations

Institution :	Contact:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2210	0	0	2210	0	2096	0	114	43.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	0	4402	5271	5271	5271	5271	5271	5271

0	0	0	72.105	86.34	86.34	86.34	86.34	86.34	86.34

Post Doc  B/I	0	0	0	3515	3514	3514	3514	3514	3514	3514

0	0	0	110.722	110.691	110.691	110.691	110.691	110.691	110.691

Sr Research Scientist  B/I	0	0	0	879	870	870	879	879	879	879

0	0	0	55.377	54.81	54.81	55.377	55.377	55.377	55.377

Computer Professional  R	0	0	0	0	210	210	210	210	210	210

0	0	0	0	11.907	11.907	11.907	11.907	11.907	11.907

Technician  R	0	0	0	0	1320	1320	1320	1320	1320	1320

0	0	0	0	45.46	45.46	45.46	45.46	45.46	45.46

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	238	328	328	329	329	329	329

Page 62 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:09 PM

WBS Number:	3.2.1.2.1	Description:	Runtime activities

Institution :	Contact:

M&O Activities during data taking

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2210	0	0	2210	0	2096	0	114	43.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	0	4402	5271	5271	5271	5271	5271	5271

0	0	0	72.105	86.34	86.34	86.34	86.34	86.34	86.34

Post Doc  B/I	0	0	0	3515	3514	3514	3514	3514	3514	3514

0	0	0	110.722	110.691	110.691	110.691	110.691	110.691	110.691

Sr Research Scientist  B/I	0	0	0	879	870	870	879	879	879	879

0	0	0	55.377	54.81	54.81	55.377	55.377	55.377	55.377

Computer Professional  R	0	0	0	0	210	210	210	210	210	210

0	0	0	0	11.907	11.907	11.907	11.907	11.907	11.907

Technician  R	0	0	0	0	1320	1320	1320	1320	1320	1320

0	0	0	0	45.46	45.46	45.46	45.46	45.46	45.46

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	238	328	328	329	329	329	329

Page 63 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:10 PM

WBS Number:	3.2.1.2.1.1	Description:	technical support (Russian)

Institution :	Indiana U.	Contact:

0.50 technician FY07-FY12

This would be a fraction of a TRT russian technician  to

be responsible for the maintensce of the TRT system  during

runtime periods. This woulc include maintenance

of the acvtive gas system and recirculator, the

CO2 flushing gas system, and flourinert cooling

system.

The other half of his time is scheduled under shutdown maintenance

no extra travelDetails of Estimate:

Russian at CERN

U.S. ATLAS % share of activity:	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

954	0	0	954	0	954	0	0	16.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	0	888	1757	1757	1757	1757	1757	1757

0	0	0	14.545	28.78	28.78	28.78	28.78	28.78	28.78

Post Doc  B/I	0	0	0	879	878	878	878	878	878	878

0	0	0	27.688	27.657	27.657	27.657	27.657	27.657	27.657

Sr Research Scientist  B/I	0	0	0	879	870	870	879	879	879	879

0	0	0	55.377	54.81	54.81	55.377	55.377	55.377	55.377

Technician  R	0	0	0	0	880	880	880	880	880	880

0	0	0	0	31.046	31.046	31.046	31.046	31.046	31.046

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	98	142	142	143	143	143	143

Page 64 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:11 PM

WBS Number:	3.2.1.2.1.3	Description:	computer professional

Institution :	U of Pennsylvania	Contact:

Computer professional to work on DAQ

and Readout interfacing.

a  graduate student and

0.5 FTE  post doctoral physicist

( from the base program) will also

work on bringing up the

DAQ system and maintaniing it.

$30K/yearDetails of Estimate:

$1.5K for trip

U.S. ATLAS % share of activity:	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

467	0	0	467	0	467	0	0	11.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	0	1757	1757	1757	1757	1757	1757	1757

0	0	0	28.78	28.78	28.78	28.78	28.78	28.78	28.78

Post Doc  B/I	0	0	0	879	879	879	879	879	879	879

0	0	0	27.688	27.688	27.688	27.688	27.688	27.688	27.688

Computer Professional  R	0	0	0	0	210	210	210	210	210	210

0	0	0	0	11.907	11.907	11.907	11.907	11.907	11.907

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	56	68	68	68	68	68	68

Page 65 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:12 PM

WBS Number:	3.2.1.2.1.4	Description:	electronics technician

Institution :	U of Pennsylvania	Contact:

0.25 FTE electronics technician

The work is focused on the electronics

system such as HV supplies, Low voltage supplies

for the front end cards, and assisting  the TRT

engineers on the total DAQ system maintenance.

It is anticipated that this will be a partime position with

special responsibilites for the Barrel TRT during shutdowns.

The remainder of the technicans time when not on the

TRT would be covered by the base program either on TRT or

other programs at the university.

$30K/yearDetails of Estimate:

$1.5K for trip

U.S. ATLAS % share of activity:	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

790	0	0	790	0	675	0	114	15.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	0	1757	1757	1757	1757	1757	1757	1757

0	0	0	28.78	28.78	28.78	28.78	28.78	28.78	28.78

Post Doc  B/I	0	0	0	1757	1757	1757	1757	1757	1757	1757

0	0	0	55.346	55.346	55.346	55.346	55.346	55.346	55.346

Technician  R	0	0	0	0	440	440	440	440	440	440

0	0	0	0	14.414	14.414	14.414	14.414	14.414	14.414

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0

Page 66 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:13 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	84	118	118	118	118	118	118

Page 67 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:13 PM

WBS Number:	3.2.1.2.1.6	Description:	Testing equipment

Institution :	Indiana U.	Contact:

previously available

U.S. ATLAS % share of activity:	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 68 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:14 PM

WBS Number:	3.2.1.3	Description:	TRT Maintenance

Institution :	Contact:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1614	0	0	1614	0	1211	0	403	13.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	888	888	888	888	888

0	0	0	0	0	72.727	72.727	72.727	72.727	72.727

Post Doc  B/I	0	0	0	0	888	888	888	888	888	888

0	0	0	0	27.972	27.972	27.972	27.972	27.972	27.972

Sr Research Scientist  B/I	0	0	0	0	888	888	888	888	888	888

0	0	0	0	55.944	55.944	55.944	55.944	55.944	55.944

Computer Professional  R	0	0	0	0	210	210	210	210	210	210

0	0	0	0	11.907	11.907	11.907	11.907	11.907	11.907

Technician  R	0	0	0	0	1320	1320	1320	1320	1320	1320

0	0	0	0	45.46	45.46	45.46	45.46	45.46	45.46

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	30.0	45.0	15.0	10.0	10.0	10.0	10.0	10.0

Travel  R	0.0	0.0	0.0	0.0	12.0	24.0	24.0	24.0	24.0	24.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	30	60	184	268	268	268	268	268

Page 69 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:15 PM

WBS Number:	3.2.1.3.1	Description:	 Shutdown maintenance activities

Institution :	Contact:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1564	0	0	1564	0	1211	0	353	13.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	888	888	888	888	888

0	0	0	0	0	72.727	72.727	72.727	72.727	72.727

Post Doc  B/I	0	0	0	0	888	888	888	888	888	888

0	0	0	0	27.972	27.972	27.972	27.972	27.972	27.972

Sr Research Scientist  B/I	0	0	0	0	888	888	888	888	888	888

0	0	0	0	55.944	55.944	55.944	55.944	55.944	55.944

Computer Professional  R	0	0	0	0	210	210	210	210	210	210

0	0	0	0	11.907	11.907	11.907	11.907	11.907	11.907

Technician  R	0	0	0	0	1320	1320	1320	1320	1320	1320

0	0	0	0	45.46	45.46	45.46	45.46	45.46	45.46

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	25.0	15.0	10.0	10.0	10.0	10.0	10.0

Travel  R	0.0	0.0	0.0	0.0	12.0	24.0	24.0	24.0	24.0	24.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	40	184	268	268	268	268	268

Page 70 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:17 PM

WBS Number:	3.2.1.3.1.1	Description:	technical support  (Russian)

Institution :	Indiana U.	Contact:

This will be the TRT Barrel

0.5 FTE fraction of a russian technician assigned to the TRT system,

but during shutdowns, would cover the

short time stay of a more expert person from

one of the universities.

Russian at CERNDetails of Estimate:

U.S. ATLAS % share of activity:	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1053	0	0	1053	0	1053	0	0	11.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	888	888	888	888	888

0	0	0	0	0	72.727	72.727	72.727	72.727	72.727

Post Doc  B/I	0	0	0	0	888	888	888	888	888	888

0	0	0	0	27.972	27.972	27.972	27.972	27.972	27.972

Sr Research Scientist  B/I	0	0	0	0	888	888	888	888	888	888

0	0	0	0	55.944	55.944	55.944	55.944	55.944	55.944

Technician  R	0	0	0	0	880	880	880	880	880	880

0	0	0	0	31.046	31.046	31.046	31.046	31.046	31.046

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	115	188	188	188	188	188

Page 71 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:18 PM

WBS Number:	3.2.1.3.1.3	Description:	Computer Professional

Institution :	U of Pennsylvania	Contact:

0.25 computer professional each year

(assigned for running, also)

This person would be assigned for a total of

1/2 time on the TRT, and would be covered by the

university base program on this program or another reseach

program for the remainder of the time.

This computer professional will foucus on maintaining the

DAQ system for the TRT barrel during shutdown.

Work will include testing modifying data aquisistion units

such as the RODs as welll as the DTMROC interfaces.

In addition to the DAQ this person will maintain the

low controls system and keep it up-to-date.

$30K/yearDetails of Estimate:

$1.5K for trip

U.S. ATLAS % share of activity:	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

167	0	0	167	0	71	0	95	0.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	0	210	210	210	210	210	210

0	0	0	0	11.907	11.907	11.907	11.907	11.907	11.907

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	0.0	12.0	12.0	12.0	12.0	12.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 72 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:19 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	12	31	31	31	31	31

Page 73 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:19 PM

WBS Number:	3.2.1.3.1.4	Description:	electronics technician

Institution :	U of Pennsylvania	Contact:

Electronics technician 0.25 for FY07-FY12

(also assigned to work during run-time)

The TRT Barrel work directly is focused on the electronics

system such as HV supplies, Low voltage supplies

for the front end cards, and working with the TRT

engineers on the total DAQ system maintenance.

It is anticipated that this will be a partime position with

special responsibilites for the Barrel TRT during shutdowns.

The remainder of the technican's time when not on the

TRT would be covered by the base program either on TRT or

other programs at the university.

$30K/yearDetails of Estimate:

$1.5K for trip

U.S. ATLAS % share of activity:	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

201	0	0	201	0	86	0	114	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	440	440	440	440	440	440

0	0	0	0	14.414	14.414	14.414	14.414	14.414	14.414

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 74 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:20 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	33	33	33	33	33	33

Page 75 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:20 PM

WBS Number:	3.2.1.3.1.6	Description:	Testing equipment

Institution :	Duke University	Contact:

Test equipment for monitoring TRT

1 monitoring computer, electrical test tools- $4kDetails of Estimate:

and supplies  for the mechanical and electrical technicians. $6,000 per year

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

111	0	0	111	0	0	0	111	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	10.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	16	16	16	16	16	16	16

Page 76 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:21 PM

WBS Number:	3.2.1.3.1.7	Description:	Maintenance equipment

Institution :	U of Pennsylvania	Contact:

Equipment items needed for

maintenance

US contribution equimentDetails of Estimate:

One additional oscilloscope $15000 FY06

One new data logic tester

$5000 FY07

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

32	0	0	32	0	0	0	32	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	15.0	5.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	24	8	0	0	0	0	0

Page 77 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:22 PM

WBS Number:	3.2.1.3.2	Description:	spares

Institution :	Contact:

Electronics spares due to end-of-life chip buy

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

50	0	0	50	0	0	0	50	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	30.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	30	20	0	0	0	0	0	0

Page 78 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:23 PM

WBS Number:	3.2.1.3.2.4	Description:	circuit board spares

Institution :	U of Pennsylvania	Contact:	Not available

electronics spares

Printed circuit board spares for

the Barrel and Endcaps.

Engineering judgementBasis of Estimate:

electronics spares estimatedDetails of Estimate:

costs for boards and cables.

Spare capacitor sets.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

50	0	0	50	0	0	0	50	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	30.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	30	20	0	0	0	0	0	0

Page 79 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:24 PM

WBS Number:	3.2.2	Description:	Common TRT/ID

Institution :	Contact:	Ogren

U.S. ATLAS % share of activity:	7.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1264	0	0	1264	0	0	53	1211	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	52.9	41.2	77.0	114.6	228.1	210.6	239.2	180.8	119.6

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	53	41	77	115	228	211	239	181	120

Page 80 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:25 PM

WBS Number:	3.2.2.1	Description:	 Pre-Operations

Institution :	Indiana U.	Contact:	Ogren

Taken from Idgen expense list

Engineering judgementBasis of Estimate:

M&O(B)Details of Estimate:

U.S. ATLAS % share of activity:	7.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 81 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:26 PM

WBS Number:	3.2.2.2	Description:	Maintenance and operations (IU)

Institution :	Indiana U.	Contact:	Ogren

TRT fraction of ID costs

split between TRT, SCT, Pixel

Engineering judgementBasis of Estimate:

M&O(B) and C&I(B) during runningDetails of Estimate:

U.S. ATLAS % share of activity:	7.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1211	0	0	1211	0	0	0	1211	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	41.2	77.0	114.6	228.1	210.6	239.2	180.8	119.6

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	41	77	115	228	211	239	181	120

Page 82 of 83

U.S. ATLAS M&O Estimate Cost 	1/31/04 5:32:26 PM

WBS Number:	3.2.2.3	Description:	Maintenance and operations (Nevis)

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Ogren

TRT fraction of ID costs

split between TRT, SCT, Pixel

M&O(B) and C&I(B) during runningDetails of Estimate:

U.S. ATLAS % share of activity:	7.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

53	0	0	53	0	0	53	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	52.9	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	53	0	0	0	0	0	0	0	0

Page 83 of 83