U.S. ATLAS M&O Estimate

Cost Book

Funding 	All	Funding Type:	All

Institutions:	All

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:06 PM

WBS 	3	Description:	U.S. ATLAS M&O Estimate

Institution :	Contact

U.S. ATLAS Maintenance and Operations (M&O) includes detector specific costs allocated to subsystems and Common

Fund cost  related to overall experimental operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

20534	0	0	20534	12739	2188	1260	4347	130.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	440	440	440	180	180	180	180	180	2220

0	0	40.372	40.372	40.372	16.516	16.516	16.516	16.516	16.516	203.696

Faculty  B/I	0	0	440	440	2380	1940	1060	1060	1240	1060	9620

0	0	54.736	54.736	109.426	54.69	38.541	38.541	60.933	38.541	450.144

Grad Student  B/I	0	0	3520	5280	14080	7920	5280	5280	7040	5280	53680

0	0	55.841	116.848	387.15	224.078	132.567	132.567	158.841	132.567	1340.459

Post Doc  B/I	0	0	7040	10560	15680	9420	5020	5020	6780	5020	64540

0	0	374.712	576.946	945.913	560.448	319.9	319.9	396.53	319.9	3814.249

Sr Research Scientist  B/I	0	0	4400	4400	5560	2120	2120	2120	3880	2120	26720

0	0	581.975	581.975	738.101	280.854	280.854	280.854	499.798	280.854	3525.265

Technician  B/I	0	0	173	0	0	0	0	0	0	0	173

0	0	10.79	0	0	0	0	0	0	0	10.790

Term Scientist  B/I	0	0	880	880	2640	1760	880	880	880	880	9680

0	0	89.716	89.716	269.148	179.432	89.716	89.716	89.716	89.716	986.876

B/I Total	0	0	16893	22000	40780	23340	14540	14540	20000	14540	166633

0	0	1208.142	1460.593	2490.11	1316.018	878.094	878.094	1222.334	878.094	10331.479

Electrical Engineer  MR	0	0	0	880	240	0	0	0	0	0	1120

0	0	0	82.104	22.392	0	0	0	0	0	104.496

Mechanical Engineer  MR	0	0	0	0	70	0	0	0	0	0	70

0	0	0	0	5.709	0	0	0	0	0	5.709

Technician  MR	0	0	0	880	1010	0	0	0	0	0	1890

0	0	0	39.191	48.468	0	0	0	0	0	87.659

MR Total	0	0	0	1760	1320	0	0	0	0	0	3080

0	0	0	121.295	76.569	0	0	0	0	0	197.864

Page 1 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:06 PM

Computer Professional  R	0	0	1017	1017	1017	763	0	0	0	0	3814

0	0	58.986	58.986	58.986	44.254	0	0	0	0	221.212

Electrical Engineer  R	0	0	1201	1509	3030	2439	2140	1260	820	380	12779

0	0	112.358	141.387	345.174	289.89	261.709	148.667	92.146	35.625	1426.956

Mechanical Engineer  R	0	0	0	1610	1350	980	200	200	1080	1960	7380

0	0	0	131.312	110.106	79.929	16.312	16.312	88.085	159.858	601.914

Technician  R	0	0	2773	3420	4670	3480	4260	5140	7780	5140	36663

0	0	133.674	206.557	264.221	202.906	258.57	321.371	438.944	321.371	2147.614

R Total	0	0	4991	7556	10067	7662	6600	6600	9680	7480	60636

0	0	305.018	538.242	778.487	616.979	536.591	486.35	619.175	516.854	4397.696

Total	0	0	21884	31316	52167	31002	21140	21140	29680	22020	230349

0	0	1513.16	2120.13	3345.166	1932.997	1414.685	1364.444	1841.509	1394.948	14927.039

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	6.0	5.0	5.0	5.0	2.5	2.5	5.0	2.5	33.800

Travel  B/I	0.0	0.0	30.0	115.0	99.0	59.0	48.0	48.0	59.0	48.0	572.472

B/I Total	0.0	0.0	36.0	120.0	104.0	64.0	50.5	50.5	64.0	50.5	606.272

Other  R	0.0	0.0	179.9	209.8	353.7	816.6	776.5	1068.8	606.5	297.9	4439.247

Travel  R	0.0	0.0	14.2	65.0	126.5	52.0	30.0	30.0	90.0	84.0	561.626

R Total	0.0	0.0	194.1	274.8	480.2	868.6	806.5	1098.8	696.5	381.9	5000.873

Total	0.0	0.0	230.1	394.8	584.2	932.6	857.0	1149.3	760.5	432.4	5607.145

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	1761	2541	3965	2906	2307	2567	2643	1844	20534

Page 2 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:07 PM

WBS 	3.1	Description:	Silicon

Institution :	Contact

Pre-operations, operations and maintenance of the silicon subsystem (pixels, SCT and RODs).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

20534	0	0	20534	12739	2188	1260	4347	130.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	440	440	440	180	180	180	180	180	2220

0	0	40.372	40.372	40.372	16.516	16.516	16.516	16.516	16.516	203.696

Faculty  B/I	0	0	440	440	2380	1940	1060	1060	1240	1060	9620

0	0	54.736	54.736	109.426	54.69	38.541	38.541	60.933	38.541	450.144

Grad Student  B/I	0	0	3520	5280	14080	7920	5280	5280	7040	5280	53680

0	0	55.841	116.848	387.15	224.078	132.567	132.567	158.841	132.567	1340.459

Post Doc  B/I	0	0	7040	10560	15680	9420	5020	5020	6780	5020	64540

0	0	374.712	576.946	945.913	560.448	319.9	319.9	396.53	319.9	3814.249

Sr Research Scientist  B/I	0	0	4400	4400	5560	2120	2120	2120	3880	2120	26720

0	0	581.975	581.975	738.101	280.854	280.854	280.854	499.798	280.854	3525.265

Technician  B/I	0	0	173	0	0	0	0	0	0	0	173

0	0	10.79	0	0	0	0	0	0	0	10.790

Term Scientist  B/I	0	0	880	880	2640	1760	880	880	880	880	9680

0	0	89.716	89.716	269.148	179.432	89.716	89.716	89.716	89.716	986.876

B/I Total	0	0	16893	22000	40780	23340	14540	14540	20000	14540	166633

0	0	1208.142	1460.593	2490.11	1316.018	878.094	878.094	1222.334	878.094	10331.479

Electrical Engineer  MR	0	0	0	880	240	0	0	0	0	0	1120

0	0	0	82.104	22.392	0	0	0	0	0	104.496

Mechanical Engineer  MR	0	0	0	0	70	0	0	0	0	0	70

0	0	0	0	5.709	0	0	0	0	0	5.709

Technician  MR	0	0	0	880	1010	0	0	0	0	0	1890

0	0	0	39.191	48.468	0	0	0	0	0	87.659

MR Total	0	0	0	1760	1320	0	0	0	0	0	3080

0	0	0	121.295	76.569	0	0	0	0	0	197.864

Computer Professional  R	0	0	1017	1017	1017	763	0	0	0	0	3814

0	0	58.986	58.986	58.986	44.254	0	0	0	0	221.212

Electrical Engineer  R	0	0	1201	1509	3030	2439	2140	1260	820	380	12779

0	0	112.358	141.387	345.174	289.89	261.709	148.667	92.146	35.625	1426.956

Mechanical Engineer  R	0	0	0	1610	1350	980	200	200	1080	1960	7380

0	0	0	131.312	110.106	79.929	16.312	16.312	88.085	159.858	601.914

Technician  R	0	0	2773	3420	4670	3480	4260	5140	7780	5140	36663

0	0	133.674	206.557	264.221	202.906	258.57	321.371	438.944	321.371	2147.614

Page 3 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:07 PM

R Total	0	0	4991	7556	10067	7662	6600	6600	9680	7480	60636

0	0	305.018	538.242	778.487	616.979	536.591	486.35	619.175	516.854	4397.696

Total	0	0	21884	31316	52167	31002	21140	21140	29680	22020	230349

0	0	1513.16	2120.13	3345.166	1932.997	1414.685	1364.444	1841.509	1394.948	14927.039

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	6.0	5.0	5.0	5.0	2.5	2.5	5.0	2.5	33.800

Travel  B/I	0.0	0.0	30.0	115.0	99.0	59.0	48.0	48.0	59.0	48.0	572.472

B/I Total	0.0	0.0	36.0	120.0	104.0	64.0	50.5	50.5	64.0	50.5	606.272

Other  R	0.0	0.0	179.9	209.8	353.7	816.6	776.5	1068.8	606.5	297.9	4439.247

Travel  R	0.0	0.0	14.2	65.0	126.5	52.0	30.0	30.0	90.0	84.0	561.626

R Total	0.0	0.0	194.1	274.8	480.2	868.6	806.5	1098.8	696.5	381.9	5000.873

Total	0.0	0.0	230.1	394.8	584.2	932.6	857.0	1149.3	760.5	432.4	5607.145

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	1761	2541	3965	2906	2307	2567	2643	1844	20534

Page 4 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:08 PM

WBS 	3.1.1	Description:	Pixels

Institution :	Contact

Pre-operations, operations and maintenance for the pixel subsystem.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

10929	0	0	10929	7177	1598	682	1473	68.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	1760	1760	880	880	880	880	7040

0	0	0	0	32.298	32.298	16.149	16.149	16.149	16.149	129.192

Grad Student  B/I	0	0	0	1760	8800	5280	2640	2640	2640	2640	26400

0	0	0	61.007	305.035	183.021	91.51	91.51	91.51	91.51	915.103

Post Doc  B/I	0	0	1760	3520	8800	5280	3520	3520	3520	3520	33440

0	0	125.602	251.205	628.012	376.807	251.205	251.205	251.205	251.205	2386.446

Sr Research Scientist  B/I	0	0	880	880	2640	1760	1760	1760	1760	1760	13200

0	0	116.631	116.631	349.893	233.262	233.262	233.262	233.262	233.262	1749.465

Term Scientist  B/I	0	0	880	880	2640	1760	880	880	880	880	9680

0	0	89.716	89.716	269.148	179.432	89.716	89.716	89.716	89.716	986.876

B/I Total	0	0	3520	7040	24640	15840	9680	9680	9680	9680	89760

0	0	331.949	518.559	1584.386	1004.82	681.842	681.842	681.842	681.842	6167.082

Mechanical Engineer  MR	0	0	0	0	70	0	0	0	0	0	70

0	0	0	0	5.709	0	0	0	0	0	5.709

Technician  MR	0	0	0	0	130	0	0	0	0	0	130

0	0	0	0	9.277	0	0	0	0	0	9.277

MR Total	0	0	0	0	200	0	0	0	0	0	200

0	0	0	0	14.986	0	0	0	0	0	14.986

Electrical Engineer  R	0	0	0	0	1760	1760	1760	880	440	0	6600

0	0	0	0	226.084	226.084	226.084	113.042	56.521	0	847.815

Mechanical Engineer  R	0	0	0	1610	1350	980	200	200	1080	1960	7380

0	0	0	131.312	110.106	79.929	16.312	16.312	88.085	159.858	601.914

Technician  R	0	0	720	2020	1590	1280	2060	2940	2940	2940	16490

0	0	33.2	128.158	113.472	91.348	147.012	209.813	209.813	209.813	1142.629

R Total	0	0	720	3630	4700	4020	4020	4020	4460	4900	30470

0	0	33.2	259.47	449.662	397.361	389.408	339.167	354.419	369.671	2592.358

Total	0	0	4240	10670	29540	19860	13700	13700	14140	14580	120430

0	0	365.149	778.029	2049.034	1402.181	1071.25	1021.009	1036.261	1051.513	8774.426

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Page 5 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:08 PM

Travel  B/I	0.0	0.0	0.0	85.0	70.0	30.0	30.0	30.0	30.0	30.0	329.400

B/I Total	0.0	0.0	0.0	85.0	70.0	30.0	30.0	30.0	30.0	30.0	329.400

Other  R	0.0	0.0	16.6	23.0	40.0	295.0	300.0	530.0	180.0	20.0	1515.928

Travel  R	0.0	0.0	0.0	30.0	84.5	36.0	18.0	18.0	28.0	72.0	309.420

R Total	0.0	0.0	16.6	53.0	124.5	331.0	318.0	548.0	208.0	92.0	1825.348

Total	0.0	0.0	16.6	138.0	194.5	361.0	348.0	578.0	238.0	122.0	2154.748

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	382	927	2259	1792	1447	1645	1293	1183	10929

Page 6 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:08 PM

WBS 	3.1.1.1	Description:	Pre-operations

Institution :	Contact

Pre-operations

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1898	0	0	1898	1717	0	181	0	13.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	0	1760	3520	0	0	0	0	0	5280

0	0	0	61.007	122.014	0	0	0	0	0	183.021

Post Doc  B/I	0	0	1760	3520	3520	0	0	0	0	0	8800

0	0	125.602	251.205	251.205	0	0	0	0	0	628.012

Sr Research Scientist  B/I	0	0	880	880	880	0	0	0	0	0	2640

0	0	116.631	116.631	116.631	0	0	0	0	0	349.893

Term Scientist  B/I	0	0	880	880	880	0	0	0	0	0	2640

0	0	89.716	89.716	89.716	0	0	0	0	0	269.148

B/I Total	0	0	3520	7040	8800	0	0	0	0	0	19360

0	0	331.949	518.559	579.566	0	0	0	0	0	1430.074

Mechanical Engineer  R	0	0	0	1610	440	0	0	0	0	0	2050

0	0	0	131.312	35.886	0	0	0	0	0	167.198

Technician  R	0	0	0	1140	540	0	0	0	0	0	1680

0	0	0	81.357	38.538	0	0	0	0	0	119.895

R Total	0	0	0	2750	980	0	0	0	0	0	3730

0	0	0	212.669	74.424	0	0	0	0	0	287.093

Total	0	0	3520	9790	9780	0	0	0	0	0	23090

0	0	331.949	731.228	653.99	0	0	0	0	0	1717.167

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	45.0	30.0	0.0	0.0	0.0	0.0	0.0	81.000

B/I Total	0.0	0.0	0.0	45.0	30.0	0.0	0.0	0.0	0.0	0.0	81.000

Other  R	0.0	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	16.200

Travel  R	0.0	0.0	0.0	30.0	47.5	0.0	0.0	0.0	0.0	0.0	83.700

R Total	0.0	0.0	0.0	45.0	47.5	0.0	0.0	0.0	0.0	0.0	99.900

Total	0.0	0.0	0.0	90.0	77.5	0.0	0.0	0.0	0.0	0.0	180.900

Page 7 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:09 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	332	828	738	0	0	0	0	0	1898

Page 8 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:09 PM

WBS 	3.1.1.1.1	Description:	SR Building Facilities

Institution :	LBNL	Contact

Preparation of SR building for pixel-specific tasks.

Physicist estimateBasis of Estimate:

Details of Estimate:

Funding for materials, equipment and related items for the SR building are covered under WBS 3.1.4 to be in common with

the SCT (and TRT).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 9 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:10 PM

WBS 	3.1.1.1.2	Description:	Mechanical support

Institution :	LBNL	Contact

Design and other activity related to preoperations of pixel detector after the insertion/installation into the Inner Detector in

mid-FY06.  LBNL is the lead institution for pixel mechanics and, therefore, has a major role in both installation (not included

here) and the follow-up maintenance activities, including preoperations with the other tracker devices, which is scheduled

prior to beam-on operation. Mechanical support will be needed to document the installation/insertion procedures, to

organize and carefully store the associated tooling and to prepare for removal in case problems occur during the

preoperations (or operations) period.

Physicist estimateBasis of Estimate:

Preoperations follows immediately after the initial assembly of the pixel detector in SR1. Details of Estimate:

Preoperations of the cabling plant, cooling system will be required.The insertion procedures, the cabling procedures, the

coolant tube connection procedures and other procedures related to initial operation e.g. testing PST heaters must be

documented and approved by the ATLAS management. Note that the insertion also includes surveying the beam pipe

location, adjustments of the beam pipe location and other items associated with the beam pipe, which is supported by the

US-supplied support structure. Mechanical support must also be available on very short notice in case problems arise

during the preoperations phase that require (a) recabling or reconnecting coolant tubes (at PP1) (b) beam pipe adjustment

and c) the possibility for emergency removal of the pixel system and reinsertion. This support, beyond that described here,

would have to come from contingency funds.

U.S. ATLAS % share of 	50.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

348	0	0	348	273	0	76	0	2.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	0	1610	440	0	0	0	0	0	2050

0	0	0	131.312	35.886	0	0	0	0	0	167.198

Technician  R	0	0	0	1040	440	0	0	0	0	0	1480

0	0	0	74.22	31.401	0	0	0	0	0	105.621

R Total	0	0	0	2650	880	0	0	0	0	0	3530

0	0	0	205.532	67.287	0	0	0	0	0	272.819

Total	0	0	0	2650	880	0	0	0	0	0	3530

0	0	0	205.532	67.287	0	0	0	0	0	272.819

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	16.200

Travel  R	0.0	0.0	0.0	15.0	40.0	0.0	0.0	0.0	0.0	0.0	59.400

R Total	0.0	0.0	0.0	30.0	40.0	0.0	0.0	0.0	0.0	0.0	75.600

Total	0.0	0.0	0.0	30.0	40.0	0.0	0.0	0.0	0.0	0.0	75.600

Page 10 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:10 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	238	110	0	0	0	0	0	348

Page 11 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:10 PM

WBS 	3.1.1.1.3	Description:	Electrical support

Institution :	LBNL	Contact

Support of electronics preoperations, test systems, pixel-specific work on RODs. LBNL has major responsibilities for the

front end chip and RODs, with other U.S. institutions taking the lead on the flex hybrid (Oklahoma) and opto-hybrid (Ohio

State Univ.). European institutions have the lead on the controller chip.

Physicist estimateBasis of Estimate:

Minor personnel costs for repair of test equipment that will be used in the final surface assembly.Details of Estimate:

Minor equipment costs

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

39	0	0	39	14	0	24	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	100	100	0	0	0	0	0	200

0	0	0	7.137	7.137	0	0	0	0	0	14.274

R Total	0	0	0	100	100	0	0	0	0	0	200

0	0	0	7.137	7.137	0	0	0	0	0	14.274

Total	0	0	0	100	100	0	0	0	0	0	200

0	0	0	7.137	7.137	0	0	0	0	0	14.274

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	15.0	7.5	0.0	0.0	0.0	0.0	0.0	24.300

R Total	0.0	0.0	0.0	15.0	7.5	0.0	0.0	0.0	0.0	0.0	24.300

Total	0.0	0.0	0.0	15.0	7.5	0.0	0.0	0.0	0.0	0.0	24.300

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	23	15	0	0	0	0	0	39

Page 12 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:11 PM

WBS 	3.1.1.1.4	Description:	Software support

Institution :	LBNL	Contact

Support of software systems for preoperations. The various DAQ, calibration, and monitoring programs are being

developed by John Richardson, who will become resident at CERN to continue his work during the preoperations,

operations and maintenance. He will deal with problems that arise when running the full pixel system within the framework

of the whole detector. Documentation is included.

Physicist estimateBasis of Estimate:

NoneDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 13 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:11 PM

WBS 	3.1.1.1.5	Description:	Physicist support

Institution :	LBNL	Contact

Physicist support of preoperations and commissioning.

Physicist estimateBasis of Estimate:

Currently ascribed all to LBNL for convenience, but includes LBNL and all universities. Division Details of Estimate:

among LBNL and universities is TBD.

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1511	0	0	1511	1430	0	81	0	11.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	0	1760	3520	0	0	0	0	0	5280

0	0	0	61.007	122.014	0	0	0	0	0	183.021

Post Doc  B/I	0	0	1760	3520	3520	0	0	0	0	0	8800

0	0	125.602	251.205	251.205	0	0	0	0	0	628.012

Sr Research Scientist  B/I	0	0	880	880	880	0	0	0	0	0	2640

0	0	116.631	116.631	116.631	0	0	0	0	0	349.893

Term Scientist  B/I	0	0	880	880	880	0	0	0	0	0	2640

0	0	89.716	89.716	89.716	0	0	0	0	0	269.148

B/I Total	0	0	3520	7040	8800	0	0	0	0	0	19360

0	0	331.949	518.559	579.566	0	0	0	0	0	1430.074

Total	0	0	3520	7040	8800	0	0	0	0	0	19360

0	0	331.949	518.559	579.566	0	0	0	0	0	1430.074

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	45.0	30.0	0.0	0.0	0.0	0.0	0.0	81.000

B/I Total	0.0	0.0	0.0	45.0	30.0	0.0	0.0	0.0	0.0	0.0	81.000

Total	0.0	0.0	0.0	45.0	30.0	0.0	0.0	0.0	0.0	0.0	81.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	332	567	612	0	0	0	0	0	1511

Page 14 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:12 PM

WBS 	3.1.1.2	Description:	Operations

Institution :	Contact

Operations during ATLAS data taking.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

5853	0	0	5853	5393	15	445	0	45.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	1760	1760	880	880	880	880	7040

0	0	0	0	32.298	32.298	16.149	16.149	16.149	16.149	129.192

Grad Student  B/I	0	0	0	0	5280	5280	2640	2640	2640	2640	21120

0	0	0	0	183.021	183.021	91.51	91.51	91.51	91.51	732.082

Post Doc  B/I	0	0	0	0	5280	5280	3520	3520	3520	3520	24640

0	0	0	0	376.807	376.807	251.205	251.205	251.205	251.205	1758.434

Sr Research Scientist  B/I	0	0	0	0	1760	1760	1760	1760	1760	1760	10560

0	0	0	0	233.262	233.262	233.262	233.262	233.262	233.262	1399.572

Term Scientist  B/I	0	0	0	0	1760	1760	880	880	880	880	7040

0	0	0	0	179.432	179.432	89.716	89.716	89.716	89.716	717.728

B/I Total	0	0	0	0	15840	15840	9680	9680	9680	9680	70400

0	0	0	0	1004.82	1004.82	681.842	681.842	681.842	681.842	4737.008

Mechanical Engineer  MR	0	0	0	0	70	0	0	0	0	0	70

0	0	0	0	5.709	0	0	0	0	0	5.709

Technician  MR	0	0	0	0	130	0	0	0	0	0	130

0	0	0	0	9.277	0	0	0	0	0	9.277

MR Total	0	0	0	0	200	0	0	0	0	0	200

0	0	0	0	14.986	0	0	0	0	0	14.986

Mechanical Engineer  R	0	0	0	0	810	880	200	200	200	200	2490

0	0	0	0	66.064	71.773	16.312	16.312	16.312	16.312	203.085

Technician  R	0	0	0	0	950	1080	1080	1080	1080	1080	6350

0	0	0	0	67.797	77.074	77.074	77.074	77.074	77.074	453.167

R Total	0	0	0	0	1760	1960	1280	1280	1280	1280	8840

0	0	0	0	133.861	148.847	93.386	93.386	93.386	93.386	656.252

Total	0	0	0	0	17800	17800	10960	10960	10960	10960	79440

0	0	0	0	1153.667	1153.667	775.228	775.228	775.228	775.228	5408.246

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	40.0	40.0	30.0	30.0	30.0	30.0	30.0	248.400

Page 15 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:12 PM

B/I Total	0.0	0.0	0.0	40.0	40.0	30.0	30.0	30.0	30.0	30.0	248.400

Other  R	0.0	0.0	0.0	0.0	20.0	20.0	15.0	15.0	15.0	15.0	108.000

Travel  R	0.0	0.0	0.0	0.0	25.0	21.0	9.0	9.0	9.0	9.0	88.560

R Total	0.0	0.0	0.0	0.0	45.0	41.0	24.0	24.0	24.0	24.0	196.560

Total	0.0	0.0	0.0	40.0	85.0	71.0	54.0	54.0	54.0	54.0	444.960

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	43	1245	1230	834	834	834	834	5853

Page 16 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:12 PM

WBS 	3.1.1.2.1	Description:	Mechanical Support

Institution :	LBNL	Contact

Mechanical support of operations. Described earlier under 3.1.1.1.2. LBNL also responsible for complex cabling, services,

and support structure. Will deal with problems in these areas.

Physicist estimateBasis of Estimate:

0.5 FTE ME in FY07-FY08, assuming need for intervention (partial or complete pixel removal)  and Details of Estimate:

0.1 FTE thereafter to be available to answer questions, address problems.. We assume 0.5 FTE tech equivalent support

for operations is required and miscellaneous materials and equipment costs.

U.S. ATLAS % share of 	50.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

709	0	0	709	571	15	123	0	4.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  MR	0	0	0	0	70	0	0	0	0	0	70

0	0	0	0	5.709	0	0	0	0	0	5.709

Technician  MR	0	0	0	0	130	0	0	0	0	0	130

0	0	0	0	9.277	0	0	0	0	0	9.277

MR Total	0	0	0	0	200	0	0	0	0	0	200

0	0	0	0	14.986	0	0	0	0	0	14.986

Mechanical Engineer  R	0	0	0	0	810	880	200	200	200	200	2490

0	0	0	0	66.064	71.773	16.312	16.312	16.312	16.312	203.085

Technician  R	0	0	0	0	750	880	880	880	880	880	5150

0	0	0	0	53.524	62.801	62.801	62.801	62.801	62.801	367.529

R Total	0	0	0	0	1560	1760	1080	1080	1080	1080	7640

0	0	0	0	119.588	134.574	79.113	79.113	79.113	79.113	570.614

Total	0	0	0	0	1760	1760	1080	1080	1080	1080	7840

0	0	0	0	134.574	134.574	79.113	79.113	79.113	79.113	585.600

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	64.800

Travel  R	0.0	0.0	0.0	0.0	15.0	15.0	6.0	6.0	6.0	6.0	58.320

R Total	0.0	0.0	0.0	0.0	25.0	25.0	16.0	16.0	16.0	16.0	123.120

Total	0.0	0.0	0.0	0.0	25.0	25.0	16.0	16.0	16.0	16.0	123.120

Page 17 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:13 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	162	162	96	96	96	96	709

Page 18 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:13 PM

WBS 	3.1.1.2.2	Description:	Electrical Support

Institution :	LBNL	Contact

Support of electronics operations. Tasks described earlier under 3.1.1.1.3. Effort required is assumed to tail off over time,

assuming system works relatively smoothly after bun-in period.

Physicist estimateBasis of Estimate:

Technical support(or equivalent) at about 0.1 FTE and minor purchases.Details of Estimate:

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

159	0	0	159	86	0	73	0	0.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	200	200	200	200	200	200	1200

0	0	0	0	14.273	14.273	14.273	14.273	14.273	14.273	85.638

R Total	0	0	0	0	200	200	200	200	200	200	1200

0	0	0	0	14.273	14.273	14.273	14.273	14.273	14.273	85.638

Total	0	0	0	0	200	200	200	200	200	200	1200

0	0	0	0	14.273	14.273	14.273	14.273	14.273	14.273	85.638

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	10.0	10.0	5.0	5.0	5.0	5.0	43.200

Travel  R	0.0	0.0	0.0	0.0	10.0	6.0	3.0	3.0	3.0	3.0	30.240

R Total	0.0	0.0	0.0	0.0	20.0	16.0	8.0	8.0	8.0	8.0	73.440

Total	0.0	0.0	0.0	0.0	20.0	16.0	8.0	8.0	8.0	8.0	73.440

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	36	32	23	23	23	23	159

Page 19 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:14 PM

WBS 	3.1.1.2.3	Description:	Software support

Institution :	LBNL	Contact

Support of software for operations. Tasks described earlier under 3.1.1.1.4. Steady, stable effort required as large data

samples are accumulated.

Physicist estimateBasis of Estimate:

NoneDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 20 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:14 PM

WBS 	3.1.1.2.4	Description:	Physicist support

Institution :	LBNL	Contact

Physicist support of operations.

Physicist estimateBasis of Estimate:

Currently all ascribed to LBNL for convenience but includes LBNL and university physicists. Details of Estimate:

Division among LBNL and specific universities is TBD.

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

4985	0	0	4985	4737	0	248	0	40.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	1760	1760	880	880	880	880	7040

0	0	0	0	32.298	32.298	16.149	16.149	16.149	16.149	129.192

Grad Student  B/I	0	0	0	0	5280	5280	2640	2640	2640	2640	21120

0	0	0	0	183.021	183.021	91.51	91.51	91.51	91.51	732.082

Post Doc  B/I	0	0	0	0	5280	5280	3520	3520	3520	3520	24640

0	0	0	0	376.807	376.807	251.205	251.205	251.205	251.205	1758.434

Sr Research Scientist  B/I	0	0	0	0	1760	1760	1760	1760	1760	1760	10560

0	0	0	0	233.262	233.262	233.262	233.262	233.262	233.262	1399.572

Term Scientist  B/I	0	0	0	0	1760	1760	880	880	880	880	7040

0	0	0	0	179.432	179.432	89.716	89.716	89.716	89.716	717.728

B/I Total	0	0	0	0	15840	15840	9680	9680	9680	9680	70400

0	0	0	0	1004.82	1004.82	681.842	681.842	681.842	681.842	4737.008

Total	0	0	0	0	15840	15840	9680	9680	9680	9680	70400

0	0	0	0	1004.82	1004.82	681.842	681.842	681.842	681.842	4737.008

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	40.0	40.0	30.0	30.0	30.0	30.0	30.0	248.400

B/I Total	0.0	0.0	0.0	40.0	40.0	30.0	30.0	30.0	30.0	30.0	248.400

Total	0.0	0.0	0.0	40.0	40.0	30.0	30.0	30.0	30.0	30.0	248.400

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 21 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:15 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	43	1048	1037	714	714	714	714	4985

Page 22 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:15 PM

WBS 	3.1.1.3	Description:	Maintenance

Institution :	Contact

Maintenance activities during ATLAS shutdowns.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3178	0	0	3178	66	1583	56	1473	10.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	1760	1760	1760	880	440	0	6600

0	0	0	0	226.084	226.084	226.084	113.042	56.521	0	847.815

Mechanical Engineer  R	0	0	0	0	100	100	0	0	880	1760	2840

0	0	0	0	8.156	8.156	0	0	71.773	143.546	231.631

Technician  R	0	0	720	880	100	200	980	1860	1860	1860	8460

0	0	33.2	46.801	7.137	14.274	69.938	132.739	132.739	132.739	569.567

R Total	0	0	720	880	1960	2060	2740	2740	3180	3620	17900

0	0	33.2	46.801	241.377	248.514	296.022	245.781	261.033	276.285	1649.013

Total	0	0	720	880	1960	2060	2740	2740	3180	3620	17900

0	0	33.2	46.801	241.377	248.514	296.022	245.781	261.033	276.285	1649.013

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	16.6	8.0	20.0	275.0	285.0	515.0	165.0	5.0	1391.728

Travel  R	0.0	0.0	0.0	0.0	12.0	15.0	9.0	9.0	19.0	63.0	137.160

R Total	0.0	0.0	16.6	8.0	32.0	290.0	294.0	524.0	184.0	68.0	1528.888

Total	0.0	0.0	16.6	8.0	32.0	290.0	294.0	524.0	184.0	68.0	1528.888

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	50	55	276	562	614	812	460	350	3178

Page 23 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:15 PM

WBS 	3.1.1.3.1	Description:	Mechanical support

Institution :	LBNL	Contact

Mechanical support of maintenance. U.S. contribution to technical effort providing maintenance for pixel detector. Includes

any minor repair work during shutdowns. Assumption is that larger effort required during initial running, tapering down after

running. Initial estimate for ME considers removal of pixels and/or beam pipe after pilot runs.

Physicist estimateBasis of Estimate:

We assume some very small amount of mechanical support is needed in FY08 and FY09.Details of Estimate:

U.S. ATLAS % share of 	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

44	0	0	44	31	0	13	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	0	0	100	100	0	0	0	0	200

0	0	0	0	8.156	8.156	0	0	0	0	16.312

Technician  R	0	0	0	0	100	100	0	0	0	0	200

0	0	0	0	7.137	7.137	0	0	0	0	14.274

R Total	0	0	0	0	200	200	0	0	0	0	400

0	0	0	0	15.293	15.293	0	0	0	0	30.586

Total	0	0	0	0	200	200	0	0	0	0	400

0	0	0	0	15.293	15.293	0	0	0	0	30.586

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	6.0	6.0	0.0	0.0	0.0	0.0	12.960

R Total	0.0	0.0	0.0	0.0	6.0	6.0	0.0	0.0	0.0	0.0	12.960

Total	0.0	0.0	0.0	0.0	6.0	6.0	0.0	0.0	0.0	0.0	12.960

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	22	22	0	0	0	0	44

Page 24 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:16 PM

WBS 	3.1.1.3.2	Description:	Electrical support

Institution :	LBNL	Contact

Electrical engineering and technical support of maintenance. U.S. contributions to maintenance of electrical systems,

including repairs during shutdowns. Areas of responsibility include cabling plant, and electronics systems.

Physicist estimateBasis of Estimate:

We assume some very small amount of non-ROD electrical support is needed in FY08 and FY09.Details of Estimate:

U.S. ATLAS % share of 	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

79	0	0	79	36	0	43	0	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	100	100	100	100	100	500

0	0	0	0	0	7.137	7.137	7.137	7.137	7.137	35.685

R Total	0	0	0	0	0	100	100	100	100	100	500

0	0	0	0	0	7.137	7.137	7.137	7.137	7.137	35.685

Total	0	0	0	0	0	100	100	100	100	100	500

0	0	0	0	0	7.137	7.137	7.137	7.137	7.137	35.685

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	27.000

Travel  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	16.200

R Total	0.0	0.0	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	43.200

Total	0.0	0.0	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	43.200

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	16	16	16	16	16	79

Page 25 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:16 PM

WBS 	3.1.1.3.3	Description:	Software support

Institution :	LBNL	Contact

Software support of maintenance

Physicist estimateBasis of Estimate:

NoneDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 26 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:17 PM

WBS 	3.1.1.3.4	Description:	Physicist support

Institution :	LBNL	Contact

Physicist support of maintenance.

Physicist estimateBasis of Estimate:

Covered under operationsDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 27 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:17 PM

WBS 	3.1.1.3.5	Description:	Spares

Institution :	LBNL	Contact

Spare items and parts. By definition these are not included in the initial fabrication or procurements.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

106	0	0	106	0	80	0	26	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	720	880	0	0	0	0	0	0	1600

0	0	33.2	46.801	0	0	0	0	0	0	80.001

R Total	0	0	720	880	0	0	0	0	0	0	1600

0	0	33.2	46.801	0	0	0	0	0	0	80.001

Total	0	0	720	880	0	0	0	0	0	0	1600

0	0	33.2	46.801	0	0	0	0	0	0	80.001

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	16.6	8.0	0.0	0.0	0.0	0.0	0.0	0.0	25.528

R Total	0.0	0.0	16.6	8.0	0.0	0.0	0.0	0.0	0.0	0.0	25.528

Total	0.0	0.0	16.6	8.0	0.0	0.0	0.0	0.0	0.0	0.0	25.528

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	50	55	0	0	0	0	0	0	106

Page 28 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:18 PM

WBS 	3.1.1.3.5.1	Description:	Mechanics/Services

Institution :	LBNL	Contact

Mechanical elements, cables or coolant system parts or assemblies.

NoneDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 29 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:18 PM

WBS 	3.1.1.3.5.2	Description:	Sensors

Institution :	LBNL	Contact

Procurement of silicon detectors and testing of them.

NoneDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 30 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:18 PM

WBS 	3.1.1.3.5.3	Description:	Electronics

Institution :	LBNL	Contact

Procurement and testing of integrated circuit electronics or related test systems

NoneDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 31 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:19 PM

WBS 	3.1.1.3.5.4	Description:	Hybrids

Institution :	Ohio State University	Contact

Procurement and testing of flex hybrid and optical hybrid parts and assemblies.

Physicist estimateBasis of Estimate:

Optical hybrids spares. These elements can be replaced(they are attached via a connector) Details of Estimate:

without taking apart all of the pixel system.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

46	0	0	46	0	33	0	13	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	500	440	0	0	0	0	0	0	940

0	0	17.5	15.4	0	0	0	0	0	0	32.900

R Total	0	0	500	440	0	0	0	0	0	0	940

0	0	17.5	15.4	0	0	0	0	0	0	32.900

Total	0	0	500	440	0	0	0	0	0	0	940

0	0	17.5	15.4	0	0	0	0	0	0	32.900

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	10.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	13.000

R Total	0.0	0.0	10.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	13.000

Total	0.0	0.0	10.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	13.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	28	18	0	0	0	0	0	0	46

Page 32 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:19 PM

WBS 	3.1.1.3.5.5	Description:	Modules

Institution :	LBNL	Contact

Procurement of parts, assembly and testing for modules.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

60	0	0	60	0	47	0	13	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	220	440	0	0	0	0	0	0	660

0	0	15.7	31.401	0	0	0	0	0	0	47.101

R Total	0	0	220	440	0	0	0	0	0	0	660

0	0	15.7	31.401	0	0	0	0	0	0	47.101

Total	0	0	220	440	0	0	0	0	0	0	660

0	0	15.7	31.401	0	0	0	0	0	0	47.101

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	6.6	5.0	0.0	0.0	0.0	0.0	0.0	0.0	12.528

R Total	0.0	0.0	6.6	5.0	0.0	0.0	0.0	0.0	0.0	0.0	12.528

Total	0.0	0.0	6.6	5.0	0.0	0.0	0.0	0.0	0.0	0.0	12.528

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	23	37	0	0	0	0	0	0	60

Page 33 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:20 PM

WBS 	3.1.1.3.6	Description:	B-layer Replacement

Institution :	Contact	Not available

US in-kind contributions to the repalcement of the B-layer

Based on preliminary plan for US contribution to electronics, sensors and electronics/module Details of Estimate:

testing. Mechanical structure, bump bonding and module assembly and final testing assumed to be done in EU. Some US

contribution to disassembly and reassembly of pixel detector.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2950	0	0	2950	0	1503	0	1447	8.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	1760	1760	1760	880	440	0	6600

0	0	0	0	226.084	226.084	226.084	113.042	56.521	0	847.815

Mechanical Engineer  R	0	0	0	0	0	0	0	0	880	1760	2640

0	0	0	0	0	0	0	0	71.773	143.546	215.319

Technician  R	0	0	0	0	0	0	880	1760	1760	1760	6160

0	0	0	0	0	0	62.801	125.602	125.602	125.602	439.607

R Total	0	0	0	0	1760	1760	2640	2640	3080	3520	15400

0	0	0	0	226.084	226.084	288.885	238.644	253.896	269.148	1502.741

Total	0	0	0	0	1760	1760	2640	2640	3080	3520	15400

0	0	0	0	226.084	226.084	288.885	238.644	253.896	269.148	1502.741

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	20.0	270.0	280.0	510.0	160.0	0.0	1339.200

Travel  R	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	16.0	60.0	108.000

R Total	0.0	0.0	0.0	0.0	26.0	276.0	286.0	516.0	176.0	60.0	1447.200

Total	0.0	0.0	0.0	0.0	26.0	276.0	286.0	516.0	176.0	60.0	1447.200

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	254	524	598	796	444	334	2950

Page 34 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:20 PM

WBS 	3.1.1.3.6.1	Description:	B-layer Replacement Mechanics

Institution :	LBNL	Contact	Not available

Technical labor for disassembly and reassembly of structureDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

417	0	0	417	0	341	0	76	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	0	0	0	0	0	0	880	1760	2640

0	0	0	0	0	0	0	0	71.773	143.546	215.319

Technician  R	0	0	0	0	0	0	0	0	0	1760	1760

0	0	0	0	0	0	0	0	0	125.602	125.602

R Total	0	0	0	0	0	0	0	0	880	3520	4400

0	0	0	0	0	0	0	0	71.773	269.148	340.921

Total	0	0	0	0	0	0	0	0	880	3520	4400

0	0	0	0	0	0	0	0	71.773	269.148	340.921

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.0	60.0	75.600

R Total	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.0	60.0	75.600

Total	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.0	60.0	75.600

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	0	0	0	83	334	417

Page 35 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:21 PM

WBS 	3.1.1.3.6.2	Description:	B-layer Replacement Sensors

Institution :	LBNL	Contact	Not available

US contribution to the purchase of sensorsDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

333	0	0	333	0	63	0	270	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	0	880	0	0	0	880

0	0	0	0	0	0	62.801	0	0	0	62.801

R Total	0	0	0	0	0	0	880	0	0	0	880

0	0	0	0	0	0	62.801	0	0	0	62.801

Total	0	0	0	0	0	0	880	0	0	0	880

0	0	0	0	0	0	62.801	0	0	0	62.801

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	0.0	250.0	0.0	0.0	0.0	270.000

R Total	0.0	0.0	0.0	0.0	0.0	0.0	250.0	0.0	0.0	0.0	270.000

Total	0.0	0.0	0.0	0.0	0.0	0.0	250.0	0.0	0.0	0.0	270.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	0	333	0	0	0	333

Page 36 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:22 PM

WBS 	3.1.1.3.6.3	Description:	B-layer Replace Electronics

Institution :	LBNL	Contact	Not available

Engineering, IC submissions and production and tests systemsDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2201	0	0	2201	0	1099	0	1102	5.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	1760	1760	1760	880	440	0	6600

0	0	0	0	226.084	226.084	226.084	113.042	56.521	0	847.815

Technician  R	0	0	0	0	0	0	0	1760	1760	0	3520

0	0	0	0	0	0	0	125.602	125.602	0	251.204

R Total	0	0	0	0	1760	1760	1760	2640	2200	0	10120

0	0	0	0	226.084	226.084	226.084	238.644	182.123	0	1099.019

Total	0	0	0	0	1760	1760	1760	2640	2200	0	10120

0	0	0	0	226.084	226.084	226.084	238.644	182.123	0	1099.019

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	20.0	270.0	30.0	510.0	160.0	0.0	1069.200

Travel  R	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	0.0	32.400

R Total	0.0	0.0	0.0	0.0	26.0	276.0	36.0	516.0	166.0	0.0	1101.600

Total	0.0	0.0	0.0	0.0	26.0	276.0	36.0	516.0	166.0	0.0	1101.600

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	254	524	265	796	361	0	2201

Page 37 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:22 PM

WBS 	3.1.2	Description:	SCT

Institution :	Contact

Pre-operations, operations and maintenance for the SCT subsystem.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3969	0	0	3969	3147	391	269	161	38.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	620	180	180	180	360	180	2580

0	0	54.736	54.736	77.128	22.392	22.392	22.392	44.784	22.392	320.952

Grad Student  B/I	0	0	1760	1760	3520	1760	1760	1760	3520	1760	17600

0	0	26.273	26.273	52.547	26.273	26.273	26.273	52.547	26.273	262.732

Post Doc  B/I	0	0	1760	3520	3520	3520	880	880	2640	880	17600

0	0	76.63	153.261	153.261	153.261	38.315	38.315	114.945	38.315	766.303

Sr Research Scientist  B/I	0	0	1760	1760	1320	180	180	180	1940	180	7500

0	0	218.944	218.944	164.208	22.392	22.392	22.392	241.336	22.392	933.000

Technician  B/I	0	0	173	0	0	0	0	0	0	0	173

0	0	10.79	0	0	0	0	0	0	0	10.790

B/I Total	0	0	5893	7480	8980	5640	3000	3000	8460	3000	45453

0	0	387.373	453.214	447.144	224.318	109.372	109.372	453.612	109.372	2293.777

Electrical Engineer  MR	0	0	0	880	240	0	0	0	0	0	1120

0	0	0	82.104	22.392	0	0	0	0	0	104.496

Technician  MR	0	0	0	880	880	0	0	0	0	0	1760

0	0	0	39.191	39.191	0	0	0	0	0	78.382

MR Total	0	0	0	1760	1120	0	0	0	0	0	2880

0	0	0	121.295	61.583	0	0	0	0	0	182.878

Electrical Engineer  R	0	0	880	880	640	200	200	200	200	200	3400

0	0	82.104	82.104	59.712	18.66	18.66	18.66	18.66	18.66	317.220

Technician  R	0	0	1760	880	2640	1760	1760	1760	4400	1760	16720

0	0	78.382	39.191	117.573	78.382	78.382	78.382	195.955	78.382	744.629

R Total	0	0	2640	1760	3280	1960	1960	1960	4600	1960	20120

0	0	160.486	121.295	177.285	97.042	97.042	97.042	214.615	97.042	1061.849

Total	0	0	8533	11000	13380	7600	4960	4960	13060	4960	68453

0	0	547.859	695.804	686.012	321.36	206.414	206.414	668.227	206.414	3538.504

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	3.5	5.0	5.0	5.0	2.5	2.5	5.0	2.5	31.000

Travel  B/I	0.0	0.0	9.0	12.0	20.0	20.0	9.0	9.0	20.0	9.0	134.352

Page 38 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:23 PM

B/I Total	0.0	0.0	12.5	17.0	25.0	25.0	11.5	11.5	25.0	11.5	165.352

Other  R	0.0	0.0	10.0	5.0	15.0	10.0	10.0	10.0	25.0	10.0	95.000

Travel  R	0.0	0.0	10.0	22.5	24.0	6.0	6.0	6.0	56.0	6.0	169.806

R Total	0.0	0.0	20.0	27.5	39.0	16.0	16.0	16.0	81.0	16.0	264.806

Total	0.0	0.0	32.5	44.5	64.0	41.0	27.5	27.5	106.0	27.5	430.158

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	585	749	761	369	238	238	793	238	3969

Page 39 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:23 PM

WBS 	3.1.2.1	Description:	Pre-operations

Institution :	Contact

Pre-operations

LBNL and UC Santa Cruz are currently the only US institutions involved in the SCT. We have Details of Estimate:

made an estimate of the division of costs between these two in the subsequent lower levels, but it's the sum that is most

relevant.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1323	0	0	1323	1112	121	90	0	11.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	0	0	0	0	0	0	880

0	0	54.736	54.736	0	0	0	0	0	0	109.472

Grad Student  B/I	0	0	1760	1760	0	0	0	0	0	0	3520

0	0	26.273	26.273	0	0	0	0	0	0	52.546

Post Doc  B/I	0	0	1760	3520	0	0	0	0	0	0	5280

0	0	76.63	153.261	0	0	0	0	0	0	229.891

Sr Research Scientist  B/I	0	0	1760	1760	0	0	0	0	0	0	3520

0	0	218.944	218.944	0	0	0	0	0	0	437.888

B/I Total	0	0	5720	7480	0	0	0	0	0	0	13200

0	0	376.583	453.214	0	0	0	0	0	0	829.797

Electrical Engineer  MR	0	0	0	880	0	0	0	0	0	0	880

0	0	0	82.104	0	0	0	0	0	0	82.104

Technician  MR	0	0	0	880	0	0	0	0	0	0	880

0	0	0	39.191	0	0	0	0	0	0	39.191

MR Total	0	0	0	1760	0	0	0	0	0	0	1760

0	0	0	121.295	0	0	0	0	0	0	121.295

Electrical Engineer  R	0	0	880	880	0	0	0	0	0	0	1760

0	0	82.104	82.104	0	0	0	0	0	0	164.208

Technician  R	0	0	1760	880	0	0	0	0	0	0	2640

0	0	78.382	39.191	0	0	0	0	0	0	117.573

R Total	0	0	2640	1760	0	0	0	0	0	0	4400

0	0	160.486	121.295	0	0	0	0	0	0	281.781

Total	0	0	8360	11000	0	0	0	0	0	0	19360

0	0	537.069	695.804	0	0	0	0	0	0	1232.873

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	3.5	5.0	0.0	0.0	0.0	0.0	0.0	0.0	8.500

Travel  B/I	0.0	0.0	9.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	26.124

Page 40 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:24 PM

B/I Total	0.0	0.0	12.5	17.0	0.0	0.0	0.0	0.0	0.0	0.0	34.624

Other  R	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	15.000

Travel  R	0.0	0.0	10.0	22.5	0.0	0.0	0.0	0.0	0.0	0.0	40.430

R Total	0.0	0.0	20.0	27.5	0.0	0.0	0.0	0.0	0.0	0.0	55.430

Total	0.0	0.0	32.5	44.5	0.0	0.0	0.0	0.0	0.0	0.0	90.054

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	574	749	0	0	0	0	0	0	1323

Page 41 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:24 PM

WBS 	3.1.2.1.1	Description:	Preoperations - LBNL

Institution :	LBNL	Contact

Physicist and technical staff for preoperations and commissioning

Physicist estimateBasis of Estimate:

No LBNL role in preoperations is projected.Details of Estimate:

U.S. ATLAS % share of 	0.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 42 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:24 PM

WBS 	3.1.2.1.2	Description:	Preoperations - UCSC

Institution :	U. of California, Santa Cruz	Contact

Physicist and technical staff for preoperations of SCT. Responsibilities for UCSC include debug of problems involving U.S.-

provided modules and electrical system engineering problems related to grounding, shielding, and power system.

Physicist estimateBasis of Estimate:

EE in FY05 and 100% of FY06 for work on grounding, shielding, responding to questions regardingDetails of Estimate:

UCSC deliverables and other preoperations activities.  trips per year to Europe are included.

Technician related to preoperations in UK and CERN, responding to questions about UCSC deliverables and other

preoperations activities. Travel and misc expenses.

U.S. ATLAS % share of 	10.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1323	0	0	1323	1112	121	90	0	11.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	0	0	0	0	0	0	880

0	0	54.736	54.736	0	0	0	0	0	0	109.472

Grad Student  B/I	0	0	1760	1760	0	0	0	0	0	0	3520

0	0	26.273	26.273	0	0	0	0	0	0	52.546

Post Doc  B/I	0	0	1760	3520	0	0	0	0	0	0	5280

0	0	76.63	153.261	0	0	0	0	0	0	229.891

Sr Research Scientist  B/I	0	0	1760	1760	0	0	0	0	0	0	3520

0	0	218.944	218.944	0	0	0	0	0	0	437.888

B/I Total	0	0	5720	7480	0	0	0	0	0	0	13200

0	0	376.583	453.214	0	0	0	0	0	0	829.797

Electrical Engineer  MR	0	0	0	880	0	0	0	0	0	0	880

0	0	0	82.104	0	0	0	0	0	0	82.104

Technician  MR	0	0	0	880	0	0	0	0	0	0	880

0	0	0	39.191	0	0	0	0	0	0	39.191

MR Total	0	0	0	1760	0	0	0	0	0	0	1760

0	0	0	121.295	0	0	0	0	0	0	121.295

Electrical Engineer  R	0	0	880	880	0	0	0	0	0	0	1760

0	0	82.104	82.104	0	0	0	0	0	0	164.208

Technician  R	0	0	1760	880	0	0	0	0	0	0	2640

0	0	78.382	39.191	0	0	0	0	0	0	117.573

R Total	0	0	2640	1760	0	0	0	0	0	0	4400

0	0	160.486	121.295	0	0	0	0	0	0	281.781

Total	0	0	8360	11000	0	0	0	0	0	0	19360

0	0	537.069	695.804	0	0	0	0	0	0	1232.873

Page 43 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:25 PM

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	3.5	5.0	0.0	0.0	0.0	0.0	0.0	0.0	8.500

Travel  B/I	0.0	0.0	9.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	26.124

B/I Total	0.0	0.0	12.5	17.0	0.0	0.0	0.0	0.0	0.0	0.0	34.624

Other  R	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	15.000

Travel  R	0.0	0.0	10.0	22.5	0.0	0.0	0.0	0.0	0.0	0.0	40.430

R Total	0.0	0.0	20.0	27.5	0.0	0.0	0.0	0.0	0.0	0.0	55.430

Total	0.0	0.0	32.5	44.5	0.0	0.0	0.0	0.0	0.0	0.0	90.054

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	574	749	0	0	0	0	0	0	1323

Page 44 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:25 PM

WBS 	3.1.2.1.3	Description:	Preoperations - SR building/CERN

Institution :	U. of California, Santa Cruz	Contact

Costs associated with SCT operation in SR building and other assembly/test sites at CERN.

Physicist estimateBasis of Estimate:

These costs are covered under 3.1.4 as part of Common Silicon/ID costsDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 45 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:25 PM

WBS 	3.1.2.2	Description:	Operations

Institution :	Contact

Operations during ATLAS data taking.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1804	0	0	1804	1602	22	179	0	22.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	440	180	180	180	180	180	1340

0	0	0	0	54.736	22.392	22.392	22.392	22.392	22.392	166.696

Grad Student  B/I	0	0	0	0	3520	1760	1760	1760	3520	1760	14080

0	0	0	0	52.547	26.273	26.273	26.273	52.547	26.273	210.186

Post Doc  B/I	0	0	0	0	2640	3520	880	880	880	880	9680

0	0	0	0	114.946	153.261	38.315	38.315	38.315	38.315	421.467

Sr Research Scientist  B/I	0	0	0	0	880	180	180	180	180	180	1780

0	0	0	0	109.472	22.392	22.392	22.392	22.392	22.392	221.432

B/I Total	0	0	0	0	7480	5640	3000	3000	4760	3000	26880

0	0	0	0	331.701	224.318	109.372	109.372	135.646	109.372	1019.781

Electrical Engineer  MR	0	0	0	0	240	0	0	0	0	0	240

0	0	0	0	22.392	0	0	0	0	0	22.392

MR Total	0	0	0	0	240	0	0	0	0	0	240

0	0	0	0	22.392	0	0	0	0	0	22.392

Electrical Engineer  R	0	0	0	0	200	200	200	200	200	200	1200

0	0	0	0	18.66	18.66	18.66	18.66	18.66	18.66	111.960

Technician  R	0	0	0	0	1760	1760	1760	1760	1760	1760	10560

0	0	0	0	78.382	78.382	78.382	78.382	78.382	78.382	470.292

R Total	0	0	0	0	1960	1960	1960	1960	1960	1960	11760

0	0	0	0	97.042	97.042	97.042	97.042	97.042	97.042	582.252

Total	0	0	0	0	9680	7600	4960	4960	6720	4960	38880

0	0	0	0	451.135	321.36	206.414	206.414	232.688	206.414	1624.425

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	5.0	2.5	2.5	5.0	2.5	22.500

Travel  B/I	0.0	0.0	0.0	0.0	20.0	20.0	9.0	9.0	20.0	9.0	108.228

B/I Total	0.0	0.0	0.0	0.0	25.0	25.0	11.5	11.5	25.0	11.5	130.728

Travel  R	0.0	0.0	0.0	0.0	9.0	6.0	6.0	6.0	6.0	6.0	48.516

Page 46 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:26 PM

R Total	0.0	0.0	0.0	0.0	9.0	6.0	6.0	6.0	6.0	6.0	48.516

Total	0.0	0.0	0.0	0.0	34.0	31.0	17.5	17.5	31.0	17.5	179.244

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	492	359	228	228	270	228	1804

Page 47 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:26 PM

WBS 	3.1.2.2.1	Description:	LBNL

Institution :	LBNL	Contact

Physicist and technical staff for operations. Continuation of operations activities described under 3.1.2.1.1.

Physicist estimateBasis of Estimate:

NoneDetails of Estimate:

U.S. ATLAS % share of 	0.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 48 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:27 PM

WBS 	3.1.2.2.2	Description:	UCSC

Institution :	U. of California, Santa Cruz	Contact

Operations support at UCSC. Continuation of operations activities described under 3.1.2.1.2.

Physicist estimateBasis of Estimate:

0.1FTE EE in  FY07, 0.1 FTE thereafter. 1 FTE technical support as part of the SCT technical pool.Details of Estimate:

U.S. ATLAS % share of 	10.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1804	0	0	1804	1602	22	179	0	22.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	440	180	180	180	180	180	1340

0	0	0	0	54.736	22.392	22.392	22.392	22.392	22.392	166.696

Grad Student  B/I	0	0	0	0	3520	1760	1760	1760	3520	1760	14080

0	0	0	0	52.547	26.273	26.273	26.273	52.547	26.273	210.186

Post Doc  B/I	0	0	0	0	2640	3520	880	880	880	880	9680

0	0	0	0	114.946	153.261	38.315	38.315	38.315	38.315	421.467

Sr Research Scientist  B/I	0	0	0	0	880	180	180	180	180	180	1780

0	0	0	0	109.472	22.392	22.392	22.392	22.392	22.392	221.432

B/I Total	0	0	0	0	7480	5640	3000	3000	4760	3000	26880

0	0	0	0	331.701	224.318	109.372	109.372	135.646	109.372	1019.781

Electrical Engineer  MR	0	0	0	0	240	0	0	0	0	0	240

0	0	0	0	22.392	0	0	0	0	0	22.392

MR Total	0	0	0	0	240	0	0	0	0	0	240

0	0	0	0	22.392	0	0	0	0	0	22.392

Electrical Engineer  R	0	0	0	0	200	200	200	200	200	200	1200

0	0	0	0	18.66	18.66	18.66	18.66	18.66	18.66	111.960

Technician  R	0	0	0	0	1760	1760	1760	1760	1760	1760	10560

0	0	0	0	78.382	78.382	78.382	78.382	78.382	78.382	470.292

R Total	0	0	0	0	1960	1960	1960	1960	1960	1960	11760

0	0	0	0	97.042	97.042	97.042	97.042	97.042	97.042	582.252

Total	0	0	0	0	9680	7600	4960	4960	6720	4960	38880

0	0	0	0	451.135	321.36	206.414	206.414	232.688	206.414	1624.425

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	5.0	2.5	2.5	5.0	2.5	22.500

Travel  B/I	0.0	0.0	0.0	0.0	20.0	20.0	9.0	9.0	20.0	9.0	108.228

Page 49 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:27 PM

B/I Total	0.0	0.0	0.0	0.0	25.0	25.0	11.5	11.5	25.0	11.5	130.728

Travel  R	0.0	0.0	0.0	0.0	9.0	6.0	6.0	6.0	6.0	6.0	48.516

R Total	0.0	0.0	0.0	0.0	9.0	6.0	6.0	6.0	6.0	6.0	48.516

Total	0.0	0.0	0.0	0.0	34.0	31.0	17.5	17.5	31.0	17.5	179.244

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	492	359	228	228	270	228	1804

Page 50 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:27 PM

WBS 	3.1.2.2.3	Description:	SR building/CERN

Institution :	U. of California, Santa Cruz	Contact

Operations support for SCT at CERN

Physicist estimateBasis of Estimate:

These are covered under 3.1.4.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 51 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:28 PM

WBS 	3.1.2.3	Description:	Maintenance

Institution :	U. of California, Santa Cruz	Contact

Maintenance activities during ATLAS shutdowns. This also includes preparations for maintenance.

Physicist estimateBasis of Estimate:

Spares are included in this element. We assume 15% spares are required. Routine maintenance Details of Estimate:

operations on the SCT are covered under operations. We assume two interventions, the first in FY07 for 6 months for

"minor" repairs and a major intervention for one year in FY11(arbitrary). Technical labor is arbitrarily assigned only to

UCSC at this time. FY04 and FY05 figures are for spare modules. Maintenance assumes significant work during the first

year of data collection, followed by minor contributions until a significant repair program, assumed to occur in FY11. FY11

program requires removal of SCT and module replacement using spares.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

842	0	0	842	433	248	0	161	5.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	180	0	0	0	180	0	360

0	0	0	0	22.392	0	0	0	22.392	0	44.784

Post Doc  B/I	0	0	0	0	880	0	0	0	1760	0	2640

0	0	0	0	38.315	0	0	0	76.63	0	114.945

Sr Research Scientist  B/I	0	0	0	0	440	0	0	0	1760	0	2200

0	0	0	0	54.736	0	0	0	218.944	0	273.680

Technician  B/I	0	0	173	0	0	0	0	0	0	0	173

0	0	10.79	0	0	0	0	0	0	0	10.790

B/I Total	0	0	173	0	1500	0	0	0	3700	0	5373

0	0	10.79	0	115.443	0	0	0	317.966	0	444.199

Technician  MR	0	0	0	0	880	0	0	0	0	0	880

0	0	0	0	39.191	0	0	0	0	0	39.191

MR Total	0	0	0	0	880	0	0	0	0	0	880

0	0	0	0	39.191	0	0	0	0	0	39.191

Electrical Engineer  R	0	0	0	0	440	0	0	0	0	0	440

0	0	0	0	41.052	0	0	0	0	0	41.052

Technician  R	0	0	0	0	880	0	0	0	2640	0	3520

0	0	0	0	39.191	0	0	0	117.573	0	156.764

R Total	0	0	0	0	1320	0	0	0	2640	0	3960

0	0	0	0	80.243	0	0	0	117.573	0	197.816

Total	0	0	173	0	3700	0	0	0	6340	0	10213

0	0	10.79	0	234.877	0	0	0	435.539	0	681.206

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Page 52 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:28 PM

Other  R	0.0	0.0	0.0	0.0	15.0	10.0	10.0	10.0	25.0	10.0	80.000

Travel  R	0.0	0.0	0.0	0.0	15.0	0.0	0.0	0.0	50.0	0.0	80.860

R Total	0.0	0.0	0.0	0.0	30.0	10.0	10.0	10.0	75.0	10.0	160.860

Total	0.0	0.0	0.0	0.0	30.0	10.0	10.0	10.0	75.0	10.0	160.860

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	11	0	269	10	10	10	523	10	842

Page 53 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:29 PM

WBS 	3.1.2.3.1	Description:	Spares

Institution :	Contact

Spare items and parts. By definition these are not included in the initial fabrication or procurements. We assume that 15%

spare parts/assemblies are needed. We assume that spare parts (ICs, hybrids, detectors, baseboards) are procured in time

to produce 15% spare modules at the end of FY05. These costs will, predominantly, be labor. Will be updated at a later

date after module construction normalizes.

Costs are for approximately 40 spare modules. Costs are scaled from present estimates for Details of Estimate:

production.

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

11	0	0	11	0	11	0	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  B/I	0	0	173	0	0	0	0	0	0	0	173

0	0	10.79	0	0	0	0	0	0	0	10.790

B/I Total	0	0	173	0	0	0	0	0	0	0	173

0	0	10.79	0	0	0	0	0	0	0	10.790

Total	0	0	173	0	0	0	0	0	0	0	173

0	0	10.79	0	0	0	0	0	0	0	10.790

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	11	0	0	0	0	0	0	0	11

Page 54 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:29 PM

WBS 	3.1.2.3.1.2	Description:	Hybrid Assembly/Test

Institution :	Contact

Assembly of hybrids (from Japan) and testing of them.

This work is for spare hybrids, needed for the spare modules, described under 3.1.2.3.1. Details of Estimate:

Breakdown between LBNL and UCSC provided under next two WBS elements.

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

8	0	0	8	0	8	0	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  B/I	0	0	115	0	0	0	0	0	0	0	115

0	0	8.207	0	0	0	0	0	0	0	8.207

B/I Total	0	0	115	0	0	0	0	0	0	0	115

0	0	8.207	0	0	0	0	0	0	0	8.207

Total	0	0	115	0	0	0	0	0	0	0	115

0	0	8.207	0	0	0	0	0	0	0	8.207

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	8	0	0	0	0	0	0	0	8

Page 55 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:30 PM

WBS 	3.1.2.3.1.2.1	Description:	Hybrid Assembly/Test -LBNL

Institution :	LBNL	Contact

Parametric estimateBasis of Estimate:

All done at UCSCDetails of Estimate:

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

8	0	0	8	0	8	0	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  B/I	0	0	115	0	0	0	0	0	0	0	115

0	0	8.207	0	0	0	0	0	0	0	8.207

B/I Total	0	0	115	0	0	0	0	0	0	0	115

0	0	8.207	0	0	0	0	0	0	0	8.207

Total	0	0	115	0	0	0	0	0	0	0	115

0	0	8.207	0	0	0	0	0	0	0	8.207

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	8	0	0	0	0	0	0	0	8

Page 56 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:30 PM

WBS 	3.1.2.3.1.2.2	Description:	Hybrid Assembly/Test - UCSC

Institution :	U. of California, Santa Cruz	Contact

Parametric estimateBasis of Estimate:

Assumes all hybrids completeDetails of Estimate:

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 57 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:30 PM

WBS 	3.1.2.3.1.3	Description:	Module Assembly/Test

Institution :	Contact

Assembly of barrel modules and testing of them.

Assembly costs for modules, using hybrids bonded and tested in U.S. Costs are for labor scaled to Details of Estimate:

production costs, with division between LBNL and UCSC detailed in the next two WBS elements.

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3	0	0	3	0	3	0	0	0.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  B/I	0	0	58	0	0	0	0	0	0	0	58

0	0	2.583	0	0	0	0	0	0	0	2.583

B/I Total	0	0	58	0	0	0	0	0	0	0	58

0	0	2.583	0	0	0	0	0	0	0	2.583

Total	0	0	58	0	0	0	0	0	0	0	58

0	0	2.583	0	0	0	0	0	0	0	2.583

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	3	0	0	0	0	0	0	0	3

Page 58 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:31 PM

WBS 	3.1.2.3.1.3.1	Description:	Module Assembly/Test -  LBNL

Institution :	LBNL	Contact

Parametric estimateBasis of Estimate:

Scaled as %of ETC00 estimate + base program supported labor.Details of Estimate:

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 59 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:31 PM

WBS 	3.1.2.3.1.3.2	Description:	Module Assembly/Test - UCSC

Institution :	U. of California, Santa Cruz	Contact

Parametric estimateBasis of Estimate:

All done at LBLDetails of Estimate:

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3	0	0	3	0	3	0	0	0.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  B/I	0	0	58	0	0	0	0	0	0	0	58

0	0	2.583	0	0	0	0	0	0	0	2.583

B/I Total	0	0	58	0	0	0	0	0	0	0	58

0	0	2.583	0	0	0	0	0	0	0	2.583

Total	0	0	58	0	0	0	0	0	0	0	58

0	0	2.583	0	0	0	0	0	0	0	2.583

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	3	0	0	0	0	0	0	0	3

Page 60 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:32 PM

WBS 	3.1.2.3.2	Description:	Manpower/materials

Institution :	U. of California, Santa Cruz	Contact

Manpower and materials for maintenance. Activities described under 3.1.2.3 and represent a continuation of preoperation

responsibilities described under 3.1.2.1.2. Repair activities assumed primarily for first year of data-taking and major

intervention in FY11.

Physicist estimateBasis of Estimate:

We assume normal operations and minor maintenance manpower is covered under operations. Details of Estimate:

Manpower and materials here are for significant interventions, which we assume will occur in FY07(to fix problems seen in

first run) and then again in FY11 for a major intervention to likely replace modules (spares). US maintenance expenses

(apart from contribution to common pool) are included here.

U.S. ATLAS % share of 	10.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

398	0	0	398	0	237	0	161	2.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	880	0	0	0	0	0	880

0	0	0	0	39.191	0	0	0	0	0	39.191

MR Total	0	0	0	0	880	0	0	0	0	0	880

0	0	0	0	39.191	0	0	0	0	0	39.191

Electrical Engineer  R	0	0	0	0	440	0	0	0	0	0	440

0	0	0	0	41.052	0	0	0	0	0	41.052

Technician  R	0	0	0	0	880	0	0	0	2640	0	3520

0	0	0	0	39.191	0	0	0	117.573	0	156.764

R Total	0	0	0	0	1320	0	0	0	2640	0	3960

0	0	0	0	80.243	0	0	0	117.573	0	197.816

Total	0	0	0	0	2200	0	0	0	2640	0	4840

0	0	0	0	119.434	0	0	0	117.573	0	237.007

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	15.0	10.0	10.0	10.0	25.0	10.0	80.000

Travel  R	0.0	0.0	0.0	0.0	15.0	0.0	0.0	0.0	50.0	0.0	80.860

R Total	0.0	0.0	0.0	0.0	30.0	10.0	10.0	10.0	75.0	10.0	160.860

Total	0.0	0.0	0.0	0.0	30.0	10.0	10.0	10.0	75.0	10.0	160.860

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 61 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:32 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	153	10	10	10	205	10	398

Page 62 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:32 PM

WBS 	3.1.3	Description:	RODs

Institution :	Contact

Pre-operations, operations and maintenance for the RODs. Costs include fabrication of spare RODs. WBS 3.1.3.1 contains

cost for pre-operations (FY 05-07).   WBS 3.1.3.2 contains cost for operations (FY 07-12). WBS 3.1.3.3 contains the spare

RODs  (FY 03-04) and repair of RODs (FY 07-12).

The ROD is very complex both from a firmware and software reference.  After the fabrication and Details of Estimate:

installation a key concern is maintaining the expertise need to perform upgrades and maintenance.  If the key expertise is

lost it will be costly to support the RODs in the pre operation and operation phases.  For example to bring up new firmware

(VHDL) expertise will require 6 to 9 months of effort; and he software expertise will require 4 to 7 months of effort.  If this

were to happen it would severely  hamper with large delays the efforts to operate the RODs in the pre-operation and

maintenance phases.  Experience has shown that as users use the ROD they find that new functionality is required in the

firmware and software.   Much effort has been put into defining the functionality with participation of users and reviews of

the functionality but as users use the ROD they develop with experience and new and important changes in functionality

are found.   These changes are currently ongoing in the pre-operation phase and are expected in the early operation

phase as the RODs functionality is fully understood and tested in the running of the experiment.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2978	0	0	2978	2415	199	309	55	23.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	440	440	440	180	180	180	180	180	2220

0	0	40.372	40.372	40.372	16.516	16.516	16.516	16.516	16.516	203.696

Grad Student  B/I	0	0	1760	1760	1760	880	880	880	880	880	9680

0	0	29.568	29.568	29.568	14.784	14.784	14.784	14.784	14.784	162.624

Post Doc  B/I	0	0	3520	3520	3360	620	620	620	620	620	13500

0	0	172.48	172.48	164.64	30.38	30.38	30.38	30.38	30.38	661.500

Sr Research Scientist  B/I	0	0	1760	1760	1600	180	180	180	180	180	6020

0	0	246.4	246.4	224	25.2	25.2	25.2	25.2	25.2	842.800

B/I Total	0	0	7480	7480	7160	1860	1860	1860	1860	1860	31420

0	0	488.82	488.82	458.58	86.88	86.88	86.88	86.88	86.88	1870.620

Computer Professional  R	0	0	1017	1017	1017	763	0	0	0	0	3814

0	0	58.986	58.986	58.986	44.254	0	0	0	0	221.212

Electrical Engineer  R	0	0	321	629	630	479	180	180	180	180	2779

0	0	30.254	59.283	59.378	45.146	16.965	16.965	16.965	16.965	261.921

Technician  R	0	0	293	520	440	440	440	440	440	440	3453

0	0	22.092	39.208	33.176	33.176	33.176	33.176	33.176	33.176	260.356

R Total	0	0	1631	2166	2087	1682	620	620	620	620	10046

0	0	111.332	157.477	151.54	122.576	50.141	50.141	50.141	50.141	743.489

Total	0	0	9111	9646	9247	3542	2480	2480	2480	2480	41466

0	0	600.152	646.297	610.12	209.456	137.021	137.021	137.021	137.021	2614.109

Page 63 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:33 PM

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	2.800

Travel  B/I	0.0	0.0	21.0	18.0	9.0	9.0	9.0	9.0	9.0	9.0	108.720

B/I Total	0.0	0.0	23.5	18.0	9.0	9.0	9.0	9.0	9.0	9.0	111.520

Other  R	0.0	0.0	63.4	12.5	34.0	14.0	7.0	7.0	7.0	7.0	170.119

Travel  R	0.0	0.0	4.2	12.5	18.0	10.0	6.0	6.0	6.0	6.0	82.400

R Total	0.0	0.0	67.6	25.0	52.0	24.0	13.0	13.0	13.0	13.0	252.519

Total	0.0	0.0	91.1	43.0	61.0	33.0	22.0	22.0	22.0	22.0	364.039

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	704	697	680	248	163	163	163	163	2978

Page 64 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:33 PM

WBS 	3.1.3.1	Description:	Pre-operations

Institution :	Contact

Pre-operations. To provide technical expertise to deal with ROD issues (for example; VHDL improvements) as the system

is significantly exercised and used. Note: RODs are a 100% U.S. responsibility during construction.

Wisconsin, Iowa State and LBNL are currently the institutions involved in the RODs pre-operation. Details of Estimate:

The division of labor and materials at lower levels is a best estimate at this time of the division among these institutions, but

the sum is the more relevant number. Maintaining a viable support base for the ROD software and firmware needs to  be

maintained or the users will not be able to  use the RODs in an effective way.  As new functionality or defects are defined it

is very important the correction be made is a short time.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1400	0	0	1400	1246	0	154	0	10.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	440	440	0	0	0	0	0	0	880

0	0	40.372	40.372	0	0	0	0	0	0	80.744

Grad Student  B/I	0	0	1760	1760	0	0	0	0	0	0	3520

0	0	29.568	29.568	0	0	0	0	0	0	59.136

Post Doc  B/I	0	0	3520	3520	0	0	0	0	0	0	7040

0	0	172.48	172.48	0	0	0	0	0	0	344.960

Sr Research Scientist  B/I	0	0	1760	1760	0	0	0	0	0	0	3520

0	0	246.4	246.4	0	0	0	0	0	0	492.800

B/I Total	0	0	7480	7480	0	0	0	0	0	0	14960

0	0	488.82	488.82	0	0	0	0	0	0	977.640

Computer Professional  R	0	0	1017	1017	0	0	0	0	0	0	2034

0	0	58.986	58.986	0	0	0	0	0	0	117.972

Electrical Engineer  R	0	0	321	629	0	0	0	0	0	0	950

0	0	30.254	59.283	0	0	0	0	0	0	89.537

Technician  R	0	0	293	520	0	0	0	0	0	0	813

0	0	22.092	39.208	0	0	0	0	0	0	61.300

R Total	0	0	1631	2166	0	0	0	0	0	0	3797

0	0	111.332	157.477	0	0	0	0	0	0	268.809

Total	0	0	9111	9646	0	0	0	0	0	0	18757

0	0	600.152	646.297	0	0	0	0	0	0	1246.449

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	2.800

Travel  B/I	0.0	0.0	21.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0	46.080

Page 65 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:34 PM

B/I Total	0.0	0.0	23.5	18.0	0.0	0.0	0.0	0.0	0.0	0.0	48.880

Other  R	0.0	0.0	63.4	12.5	0.0	0.0	0.0	0.0	0.0	0.0	84.999

Travel  R	0.0	0.0	4.2	12.5	0.0	0.0	0.0	0.0	0.0	0.0	20.000

R Total	0.0	0.0	67.6	25.0	0.0	0.0	0.0	0.0	0.0	0.0	104.999

Total	0.0	0.0	91.1	43.0	0.0	0.0	0.0	0.0	0.0	0.0	153.879

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	704	697	0	0	0	0	0	0	1400

Page 66 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:34 PM

WBS 	3.1.3.1.1	Description:	Wisconsin

Institution :	University of Wisconsin, Madision	Contact

Support of RODs in use for macro assembly testing and pixel module testing before 1st collisions and at CERN for

commissioning. About half the SCT RODs will be used in this phase.  A smaller number of pixel RODs will be used (the

number is still in the definition phase).

Physicist estimateBasis of Estimate:

SCT ROD fabrication will be completed in January FY05, pixel fabrication in late FY05. The Details of Estimate:

completion of project in FY05 allows for lower cost for EE and ET labor in FY05. Spares are also fabricated in FY05.

Labor is for VHDL, software and technicians. Spares are fabricated in FY 05.  Travel and miscellaneous expenses,

Licenses are included.  Currently there is a request about every 2 weeks for changes that improve the functionally or

compatibility with developing software.  Frequency of requests are expected to decrees to about 1 request a month by the

end of FY 06.  There are also request to develop VHDL/software to correct for emerging needs such as more extensive

error counting in VHDL and software. This would be a significant change to the ROD and use large portion of the free

space in the FPGAs.  An other example is to correct on the fly for loss of synchronization of the events from the front-end

modules due to bit errors in the modules.  This change is not in the requirement but some effort has been made in the

architecture allow for the correction.  More of this class of significant changes are expected with experience with the use of

the RODs at the assemble sites.  It is important to maintain the expertise of ROD personnel to respond in a timely way to

the well-justified needs of the user community.

Project Costs

Labor

321 EE hours per year for FY (05)

629 EE hours per year for FY (06)

293 ET hours per year for FY (05)

560 ET hours per year for FY (06)

1017 CP hours per year for FY (05-06)

Material cost include overhead, cost book entries do not.

4k$ Licenses (DSP C code and VHDL simulators) FY 06

10k$  Low level expenses  (parts etc.)FY 05-06

61k$ spare ROD fabrication

20k$ travel) for trips (2 short and two long) to the user  sites as needed.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

615	0	0	615	500	0	115	0	6.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	1760	1760	0	0	0	0	0	0	3520

0	0	29.568	29.568	0	0	0	0	0	0	59.136

Post Doc  B/I	0	0	1760	1760	0	0	0	0	0	0	3520

0	0	86.24	86.24	0	0	0	0	0	0	172.480

B/I Total	0	0	3520	3520	0	0	0	0	0	0	7040

0	0	115.808	115.808	0	0	0	0	0	0	231.616

Page 67 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:34 PM

Computer Professional  R	0	0	1017	1017	0	0	0	0	0	0	2034

0	0	58.986	58.986	0	0	0	0	0	0	117.972

Electrical Engineer  R	0	0	321	629	0	0	0	0	0	0	950

0	0	30.254	59.283	0	0	0	0	0	0	89.537

Technician  R	0	0	293	520	0	0	0	0	0	0	813

0	0	22.092	39.208	0	0	0	0	0	0	61.300

R Total	0	0	1631	2166	0	0	0	0	0	0	3797

0	0	111.332	157.477	0	0	0	0	0	0	268.809

Total	0	0	5151	5686	0	0	0	0	0	0	10837

0	0	227.14	273.285	0	0	0	0	0	0	500.425

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	2.800

Travel  B/I	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.200

B/I Total	0.0	0.0	8.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.000

Other  R	0.0	0.0	63.4	12.5	0.0	0.0	0.0	0.0	0.0	0.0	84.999

Travel  R	0.0	0.0	4.2	12.5	0.0	0.0	0.0	0.0	0.0	0.0	20.000

R Total	0.0	0.0	67.6	25.0	0.0	0.0	0.0	0.0	0.0	0.0	104.999

Total	0.0	0.0	76.1	25.0	0.0	0.0	0.0	0.0	0.0	0.0	114.999

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	313	302	0	0	0	0	0	0	615

Page 68 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:35 PM

WBS 	3.1.3.1.2	Description:	LBNL

Institution :	LBNL	Contact

Support of RODs in use for macro assembly testing, pixels and for commissioning

Physicist estimateBasis of Estimate:

0.25 FTE of software support for pixel/SCT-specific code.Details of Estimate:

The DSP C code needs to support the needs of the user community in a timely way with personnel with expertise in the

code.  This come is composed on primitives in the ROD the support calibration, read/write to variables etc.  The examples

in 3.1.3.1 will need code to support the VHDL function.  In additions the user community will define new operations that will

need DSP code to carry out the new operations.

Project Fund

880 hours of computer professional to maintain and write code.

6k$  Travel (2 trips in FY 05-06) to support the users,

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

87	0	0	87	81	0	6	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	440	440	0	0	0	0	0	0	880

0	0	40.372	40.372	0	0	0	0	0	0	80.744

B/I Total	0	0	440	440	0	0	0	0	0	0	880

0	0	40.372	40.372	0	0	0	0	0	0	80.744

Total	0	0	440	440	0	0	0	0	0	0	880

0	0	40.372	40.372	0	0	0	0	0	0	80.744

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	3.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	6.480

B/I Total	0.0	0.0	3.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	6.480

Total	0.0	0.0	3.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	6.480

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 69 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:35 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	44	44	0	0	0	0	0	0	87

Page 70 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:35 PM

WBS 	3.1.3.1.3	Description:	Iowa State

Institution :	Iowa State	Contact

Support of RODs in use for macro assembly testing before 1st collisions and for commissioning

Physicist estimateBasis of Estimate:

Physicist manpower onlyDetails of Estimate:

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

698	0	0	698	665	0	32	0	4.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	1760	1760	0	0	0	0	0	0	3520

0	0	86.24	86.24	0	0	0	0	0	0	172.480

Sr Research Scientist  B/I	0	0	1760	1760	0	0	0	0	0	0	3520

0	0	246.4	246.4	0	0	0	0	0	0	492.800

B/I Total	0	0	3520	3520	0	0	0	0	0	0	7040

0	0	332.64	332.64	0	0	0	0	0	0	665.280

Total	0	0	3520	3520	0	0	0	0	0	0	7040

0	0	332.64	332.64	0	0	0	0	0	0	665.280

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	12.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	32.400

B/I Total	0.0	0.0	12.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	32.400

Total	0.0	0.0	12.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	32.400

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	347	351	0	0	0	0	0	0	698

Page 71 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:36 PM

WBS 	3.1.3.2	Description:	Operations

Institution :	Contact

Operations during ATLAS data taking. Continuation of effort described in 3.1.3.1 through initial data collection. Effort tapers

off significantly after this period.

Wisconsin, Iowa State and LBNL are currently the institutions involved in the RODs. The division ofDetails of Estimate:

labor and materials at lower levels is a best estimate at this time of the division among these institutions, but the sum is the

more relevant number.  The operation phase covers the period of FY 07-12.   The Effort is broken down as shown below:

WBS  3.1.3.2.1   Wisconsin, Firmware cost for the period 2007-2012,

WBS 3.1.3.2.2    LBL, DSP code effort for the period 2007-2012,

WBS 3.1.3.2.3    Iowa State, Software for the period 2007-2012.

Running of the detector for physics starts in 2007.  There will be much learning with beam on during this period.  New and

interesting problems will be found in all of the ATLAS software and hardware.  Those new problems that effect the ROD at

the input our output will need to be addressed.   It is expected that changes will have to be made to the VHDL and C code.

The personnel with excellent knowledge of the ROD firmware and software will address these problems.   The Effort is

largest in FY 07, about half in FY 08 and down to a minimum from FY 09 to FY 12.  This profiling is needed to meet the

large needs in the beginning  and then the lower needs for the following period.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1324	0	0	1324	1169	0	155	0	11.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	0	440	180	180	180	180	180	1340

0	0	0	0	40.372	16.516	16.516	16.516	16.516	16.516	122.952

Grad Student  B/I	0	0	0	0	1760	880	880	880	880	880	6160

0	0	0	0	29.568	14.784	14.784	14.784	14.784	14.784	103.488

Post Doc  B/I	0	0	0	0	3360	620	620	620	620	620	6460

0	0	0	0	164.64	30.38	30.38	30.38	30.38	30.38	316.540

Sr Research Scientist  B/I	0	0	0	0	1600	180	180	180	180	180	2500

0	0	0	0	224	25.2	25.2	25.2	25.2	25.2	350.000

B/I Total	0	0	0	0	7160	1860	1860	1860	1860	1860	16460

0	0	0	0	458.58	86.88	86.88	86.88	86.88	86.88	892.980

Computer Professional  R	0	0	0	0	1017	763	0	0	0	0	1780

0	0	0	0	58.986	44.254	0	0	0	0	103.240

Electrical Engineer  R	0	0	0	0	630	479	180	180	180	180	1829

0	0	0	0	59.378	45.146	16.965	16.965	16.965	16.965	172.384

R Total	0	0	0	0	1647	1242	180	180	180	180	3609

0	0	0	0	118.364	89.4	16.965	16.965	16.965	16.965	275.624

Total	0	0	0	0	8807	3102	2040	2040	2040	2040	20069

0	0	0	0	576.944	176.28	103.845	103.845	103.845	103.845	1168.604

Page 72 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:36 PM

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0	62.640

B/I Total	0.0	0.0	0.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0	62.640

Other  R	0.0	0.0	0.0	0.0	29.0	9.0	2.0	2.0	2.0	2.0	51.520

Travel  R	0.0	0.0	0.0	0.0	15.0	7.0	3.0	3.0	3.0	3.0	40.800

R Total	0.0	0.0	0.0	0.0	44.0	16.0	5.0	5.0	5.0	5.0	92.320

Total	0.0	0.0	0.0	0.0	53.0	25.0	14.0	14.0	14.0	14.0	154.960

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	638	205	120	120	120	120	1324

Page 73 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:37 PM

WBS 	3.1.3.2.1	Description:	Wisconsin

Institution :	University of Wisconsin, Madision	Contact

Operations support via Wisconsin

Physicist estimateBasis of Estimate:

0.3 FTE EE support in FY07-08, dropping to 0.1 FTE thereafter. Travel and misc expenses.  See Details of Estimate:

3.1.3.1 and 3.1.3.2 for the type of problem that need to be addressed.  The software support will show a similare decline.

Project funds

Labor

630EE hours FY07 to maintain and upgrade as needed the VHDL. The longterm support struckure needed to support the

VHDL and hardware will be finalized.

479 EE hours FY08 to support th firmware and sytem problems.

180 EE hours FY 09-12 to support the VHDL and technican traing

1017 CP hours FY07  and 763 CP hours FY08 to support software changes. No software support in following years from

project.

Material   Values do not have overhead in them

15k$  3 trips to CERN  FY07

7k$  2 trips to CERN  FY08

3k$  per FY 1trips/FY to CERN  FY09-12

29k$  Low level expenses final purchase ofFPGAs and DSP spares, licences and PC  plus misc expences

7k$  Low level expenses FY08

3k$  per FY Low level expenses FY 09-12

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

665	0	0	665	573	0	92	0	7.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	0	0	1760	880	880	880	880	880	6160

0	0	0	0	29.568	14.784	14.784	14.784	14.784	14.784	103.488

Post Doc  B/I	0	0	0	0	1760	440	440	440	440	440	3960

0	0	0	0	86.24	21.56	21.56	21.56	21.56	21.56	194.040

B/I Total	0	0	0	0	3520	1320	1320	1320	1320	1320	10120

0	0	0	0	115.808	36.344	36.344	36.344	36.344	36.344	297.528

Computer Professional  R	0	0	0	0	1017	763	0	0	0	0	1780

0	0	0	0	58.986	44.254	0	0	0	0	103.240

Electrical Engineer  R	0	0	0	0	630	479	180	180	180	180	1829

0	0	0	0	59.378	45.146	16.965	16.965	16.965	16.965	172.384

R Total	0	0	0	0	1647	1242	180	180	180	180	3609

0	0	0	0	118.364	89.4	16.965	16.965	16.965	16.965	275.624

Total	0	0	0	0	5167	2562	1500	1500	1500	1500	13729

0	0	0	0	234.172	125.744	53.309	53.309	53.309	53.309	573.152

Page 74 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:37 PM

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	29.0	9.0	2.0	2.0	2.0	2.0	51.520

Travel  R	0.0	0.0	0.0	0.0	15.0	7.0	3.0	3.0	3.0	3.0	40.800

R Total	0.0	0.0	0.0	0.0	44.0	16.0	5.0	5.0	5.0	5.0	92.320

Total	0.0	0.0	0.0	0.0	44.0	16.0	5.0	5.0	5.0	5.0	92.320

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	285	144	59	59	59	59	665

Page 75 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:37 PM

WBS 	3.1.3.2.2	Description:	LBNL

Institution :	LBNL	Contact

LBNL operations support

Physicist estimateBasis of Estimate:

0.25 FTE computer scientist/engineer in FY07 dropping to 0.1 FTE thereafter.  The profile is to Details of Estimate:

address the expected needs found during the first physics data taking.

Project Funds

1340 hours Computer Professional  to maintain the C code in the DSP.

18k$  Travel (One trip per year to CERN).

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

142	0	0	142	123	0	19	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	0	440	180	180	180	180	180	1340

0	0	0	0	40.372	16.516	16.516	16.516	16.516	16.516	122.952

B/I Total	0	0	0	0	440	180	180	180	180	180	1340

0	0	0	0	40.372	16.516	16.516	16.516	16.516	16.516	122.952

Total	0	0	0	0	440	180	180	180	180	180	1340

0	0	0	0	40.372	16.516	16.516	16.516	16.516	16.516	122.952

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	19.440

B/I Total	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	19.440

Total	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	19.440

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	44	20	20	20	20	20	142

Page 76 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:38 PM

WBS 	3.1.3.2.3	Description:	Iowa State

Institution :	Iowa State	Contact

Iowa State operations support

Physicist estimateBasis of Estimate:

Physicists onlyDetails of Estimate:

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

516	0	0	516	473	0	43	0	2.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	1600	180	180	180	180	180	2500

0	0	0	0	78.4	8.82	8.82	8.82	8.82	8.82	122.500

Sr Research Scientist  B/I	0	0	0	0	1600	180	180	180	180	180	2500

0	0	0	0	224	25.2	25.2	25.2	25.2	25.2	350.000

B/I Total	0	0	0	0	3200	360	360	360	360	360	5000

0	0	0	0	302.4	34.02	34.02	34.02	34.02	34.02	472.500

Total	0	0	0	0	3200	360	360	360	360	360	5000

0	0	0	0	302.4	34.02	34.02	34.02	34.02	34.02	472.500

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	43.200

B/I Total	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	43.200

Total	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	43.200

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	310	41	41	41	41	41	516

Page 77 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:38 PM

WBS 	3.1.3.3	Description:	Maintenance

Institution :	University of Wisconsin, Madision	Contact

Maintenance activities during ATLAS shutdowns. This also includes preparations for maintenance.

Physicist estimateBasis of Estimate:

Spares. 0.25 technical support ascribed to Wisconsin. Physicist labor covered under operations.  Details of Estimate:

Also includes later costs for debugging and repair of problem boards during running from FY07 on.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

254	0	0	254	0	199	0	55	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	33.176	33.176	33.176	33.176	33.176	33.176	199.056

R Total	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	33.176	33.176	33.176	33.176	33.176	33.176	199.056

Total	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	33.176	33.176	33.176	33.176	33.176	33.176	199.056

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	33.600

Travel  R	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	21.600

R Total	0.0	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	55.200

Total	0.0	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	55.200

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	42	42	42	42	42	42	254

Page 78 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:39 PM

WBS 	3.1.3.3.1	Description:	Spares

Institution :	University of Wisconsin, Madision	Contact

Spare items and parts. By definition these are not included in the initial fabrication or procurements.

Parametric estimateBasis of Estimate:

Zeroed out see 3.1.3.1.1Details of Estimate:

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 79 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:39 PM

WBS 	3.1.3.3.2	Description:	Personnel/materials

Institution :	University of Wisconsin, Madision	Contact

Personnel and materials for maintenance operations.

Physicist estimateBasis of Estimate:

0.25 technical support ascribed to Wisconsin. Physicist labor covered under operations. $5k per Details of Estimate:

year estimated for components for electronics repairs. The period covered is from FY 07 to FT 12.

It is expected that a few units (2-4%)  or the some 200 RODs will fail per year the cost are directed at repare fo the cards

with some training to maintain capabilities.

Project costs

2640 ET hours   440 hours per year FY 07-12

3k$ low level costs for licences and parts FY 07-12

18k$ travel , one trip per year FY 07-12.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

254	0	0	254	0	199	0	55	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	33.176	33.176	33.176	33.176	33.176	33.176	199.056

R Total	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	33.176	33.176	33.176	33.176	33.176	33.176	199.056

Total	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	33.176	33.176	33.176	33.176	33.176	33.176	199.056

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	33.600

Travel  R	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	21.600

R Total	0.0	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	55.200

Total	0.0	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	55.200

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 80 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:40 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	42	42	42	42	42	42	254

Page 81 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:40 PM

WBS 	3.1.4	Description:	Common Silicon/ID

Institution :	Contact

Pre-operation, operations and maintenance for the common silicon or ID activities.

Estimates are derived from CERN estimates assuming US silicon is 14% of total costs (without Details of Estimate:

spares). This includes both pixel and SCT support of SR building, infrastructure, maintenance and operations. Costs to

outfit SR building, which will be used for preoperations and maintenance. Includes clean space, ventilation, cabling, data

readout, power, and gas systems. Estimated costs are based upon project leader estimates, after scrutiny group

agreement. Equipment needs have been carefully detailed and costs estimated. Estimates after June 2002 are based upon

CERN compiled estimates. These numbers are derived from ATLAS_B_june04.xls, ID sharing agreement (14% Silicon/7%

TRT), and US sharing percentage based upon authorship

U.S. ATLAS % share of 	14.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2658	0	0	2658	0	0	0	2658	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	89.9	169.3	264.7	497.6	459.5	521.8	394.5	260.9	2658.200

R Total	0.0	0.0	89.9	169.3	264.7	497.6	459.5	521.8	394.5	260.9	2658.200

Total	0.0	0.0	89.9	169.3	264.7	497.6	459.5	521.8	394.5	260.9	2658.200

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	90	169	265	498	460	522	395	261	2658

Page 82 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:40 PM

WBS 	3.1.4.1	Description:	Pre-operations

Institution :	LBNL	Contact

Pre-operations before first LHC collisions.

Based on estimates done by ID project leader and ATLAS. Ascribed here to LBNL.Details of Estimate:

U.S. ATLAS % share of 	14.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 83 of 84

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 12:46:41 PM

WBS 	3.1.4.2	Description:	Maintenance Operations

Institution :	BNL-common	Contact

Maintenance and operations during ATLAS data taking and beam off periods

Estimates derived from those made by ID Project Leader and ATLAS. Both Pixels and SCT are Details of Estimate:

covered here.

U.S. ATLAS % share of 	14.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2658	0	0	2658	0	0	0	2658	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	89.9	169.3	264.7	497.6	459.5	521.8	394.5	260.9	2658.200

R Total	0.0	0.0	89.9	169.3	264.7	497.6	459.5	521.8	394.5	260.9	2658.200

Total	0.0	0.0	89.9	169.3	264.7	497.6	459.5	521.8	394.5	260.9	2658.200

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	90	169	265	498	460	522	395	261	2658

Page 84 of 84