EXOTIC PLANT MANAGEMENT

REDWOOD NATIONAL AND STATE PARKS

ANNUAL REPORT

FY 1997

(October 1996 to September 1997)

Diona Roja

November 1997

HIGHLIGHTS

A great deal was accomplished in 1997. Vegetation Management staff, Resource Management Support, California Conservation Corps, Youth Conservation Corps, California Department of Forestry Alder Camp 4 crew, and Volunteers all contributed to our accomplishing more hours of exotic plant control in FY 97 than any previous year.

California Conservation Corps (CCC)

Crews continued Scotch Broom, Cytisus scoparius, removal at Dolason, Counts Hill and Elk Camp Prairies. In addition, crews removed encroaching Douglas-fir, Pseudosuga menziesii, and piled approximately 3 to 4 feet of  brush on large broom seed beds as part of the Native Prairie Restoration project (attached). The piles were burned in conjunction with larger prescribed burns.

Youth Conservation Corps (YCC)

The YCC’s gathered native grass seed from the Bald Hills to use in prairie restoration.  The seed were to be spread onto the burned Scotch broom seed beds following the prescribed burns to help reestablish native prairie.

Meeting with Yurok Tribal Council

Yurok Tribal Council members previously expressed concern about the Park’s use of herbicides.    We offered to meet with the tribe to discuss vegetation management projects.   When Diona spoke with Peter Craig, the resource management contact for the tribe, he said that a meeting was not necessary unless we were planning to use herbicides this year.

GIS

Cris Jones began digitizing Scotch broom seedbeds this year.  Scotch broom data was compiled through hand drawn sketches on aerial photographs. We hope to digitize the high priority exotic plant species outlined in the Exotic Plant Management Plan within the next two years.

Volunteers in Park (VIP)

Volunteers included Youth Conservation Corps, Saint Mary’s Middle School from Medford, Oregon, high school students from Eureka, Illinois, Humboldt State University students, Student Conservation Association-Juliana Finucane, and Jerome Pellet from Switzerland.

SPECIFIC CONTROL EFFORTS

HIGH PRIORITY SPECIES

Scotch Broom, Cytisus scoparius

In 1997, California Conservation Corps (CCC) were contracted to continue with the Native Prairie Restoration Project.  Park staff and CCC piled brush on Scotch broom seed beds to increase fuel loading and burn temperatures.  The piles were burned during the prescribed burns in calendar year 1997.  Prior to burning, 20 transects (10 in upper Dolason prairie and 10 in Elk Camp Prairie) were established to evaluate the burn effects on first-year Scotch broom plants.  Treatments included 6 dry grass transects, 6 brush pile transects to increase fire intensity, 6 water soaked transects to simulate 7.5 cm of rain, and 2 foamed transects to protect from direct flame. Six hundred individual Scotch broom plants were tagged with nails and numbered brass tags.  Post-burn monitoring will help us decide what plants must be pulled, and what burn intensity is needed to be most effective (see attached Evaluation of burn effects on first-year Scotch broom plants project outline).

Initial Scotch broom burn response was recorded (see attached cross tabulation for Initial Scotch broom Burn Response in Dolason and Elk Camp Prairies).  Brush piled plots produced the greatest burn response.  Monitoring needs to continue through 1998 to determine broom survival.

Jim Popenoe investigated post-burn soil conditions. In brush-piled areas, there were spots where the soil organic matter apparently baked out to a depth of up to 2 cm. He recommended raking the surfaces with McClouds to a depth of 3 to 4 inches to reduce the potential of erosion. California Department of Corrections Alder Camp crew raked the steeper sloped areas which also prepared the beds for seeding with native grasses.  In late fall native grass seed, Elymus glaucus and Danthonia californica, that was collected during late summer, will be re-introduced into the prepared sites.

German Ivy, Senecio mikanioides

A new patch of German Ivy was discovered at B-mill deck.  A removal project was initiated February 23, 1997.  While working at the B-mill deck Diona Roja, Northern California Indian Development Council (NCIDC) crew, and Resource management support crew, uncovered buried car batteries, a gas can, propane cylinders, and livestock syringes with the backhoe. Diona directed crews to stop all work.  Darci Short arrived at the site and reinforced Diona’s decision. There were also concerns that the adjacent wetland may be contaminated. Work discontinued until the site was evaluated.

Work resumed March 14, 1997 once the hazardous material was removed and lab tests reported no contamination.  Since German ivy is capable of resprouting from the smallest pieces of plant, crews were instructed to carefully remove and place all plant parts in a pile.  The pile was left to dry before burning.  Monthly visits were made for four months to remove new sprouts. The site should be checked every few months, until there are no resprouts.

In 1995, only 2 known populations of German ivy were known in the park.  Now German ivy has been identified at Davison, Requa, Nickel Creek, B-mill deck, and the lease back property near Wilson Creek.

English Ivy, Hedera helix

There is major infestation of English ivy at Marshall pond which threatens old-growth and second-growth forests.  Ivy plants cover most of the ground and are climbing up the trees along flint ridge trail parking area.  Some of the vines have over a 3 inch diameter.  An ivy removal project was initiated at Marshall Pond once a project request (Form FC-32) with California Department of Forestry and Fire Protection was approved. The Alder camp crew removed the above ground portions of ivy by cutting vines at the base of the trees with hand tools and pulling most of the vines off the trees. The exposed rooting stems were then pulled out. Plant material that could not be removed from tree tops was left and eventually died.  The ivy was piled in the deck area, left to dry, and later burned. Approximately 40 truckloads of ivy were removed in one week.  It is estimated that approximately 4 weeks of work remain.

In addition, ivy plants along SOC road were again cut off at the base of the alder and spruce trees.

Gorse, Ulex europaea

A small patch of gorse was found at Redwood Information Center (RIC) in the north island of the parking lot.  Eight small plants were pulled.

Pampas Grass, Cortaderia jubata

Most of the pampas grass was pulled using a winch and choker.  This has proven to be a very effective and time saving method.  A small choker cable is set around the base of a large clump of pampas grass and hooked up to an electric winch mounted on a pickup.  We were able to remove 4-5 large plants in the time it took 2 people to hand dig out one. More than 700 plants were winched out along the Hwy 101 Bypass.

The Vegetation Management Branch participated in an “Exotic Plant Removal Day.” Eight people helped pull pampas grass along Tall Trees Access Road at the Tall Trees trailhead. This is a great Stephen Underwood idea that will hopefully become an annual event.

Tansy Ragwort, Senecio jacobaea

In 1995 approximately 200 plants were removed from Freshwater Spit.  In 1996 only 10 large plants were found. Twenty plants were pulled in FY97.  This is a good example of the importance of follow up.

Iceplant, Carpobrotus chilensis

On April 22, 1997 Earth Day was recognized at Redwood Information Center.  Fourteen Humboldt State University (HSU) students assisted in removing iceplant and spanish heath, Erica lucitanica, at Freshwater spit.

Bush Lupine, Lupinus arboreus

No Yellow Bush Lupine was removed from Freshwater in 1996 and only a couple of plants were found in FY 97. It is important that we continue to monitor the area for new plants. We do not want to forget that 5 pickup truck loads were removed in 1994.

Himalayan Blackberry, Rubus discolor

No work was done on this species.

OTHER SPECIES

Spanish Heath, Erica lucitanica

In 1995 a patch of heath was discovered and pulled on the lagoon side of Freshwater spit at the blue “Litter Removal Next Two Miles” sign.  Vegetation management checked the area again October, 1996 and found and removed several new sprouts. This year Earth Day volunteers from HSU pulled the new seedlings.

Star Thistle, Centaurea solstitialis

Star Thistle in the Bald Hills gravel pile at Elk Camp prairie were pulled and burned.  In addition, a small patch was located in the Coyote Creek Basin along Ranch Rd. 0.7 miles down from Long Ridge Barn.  It is critical that this site be visited periodically to ensure that we do not allow it to become a major infestation.

STATE PARKS

Spotted Knapweed, Centaurea maculosa

On August 26, 1996, Jen Hooke mapped locations of spotted knapweed in the Jedediah Smith Campground.  She found nine plants and three seedlings.  She was able to pull all but one large plant located near the boat launch.  She returned August 29th and hiked the gravel bar up to the picnic area, plus hiked a gravel bar up the road a bit from the campground and didn’t find any additional plants.  Jim Popenoe and Diona Roja returned to the campground November 12th and dug out the large plant near the boat launch.  We only located one other small plant.  All plants found were along the stream bank below the high water line.  The seeds in this location are most likely water borne, and may have invaded the banks of the river throughout the park.

Diona Roja and Valerie Sawyer returned to the area July 23, 1997 and pulled 650 plants.  The plants were concentrated along the gravel bar between campsites #68 and #73, with a few plants scattered around the boat launch area (see attached map).

In November, a knapweed alert was sent out suggesting that knapweed may cause cancer.  Although it may be advisable to avoid direct contact with the plant, there isn’t any literature showing an association between knapweed and cancer.

Fennel, Foeniculum vulgare

There are extensive populations of fennel along Hwy 101 near Klamath. With this seed source, it is likely that we will see small populations of fennel popping up along the roadways throughout the parks.

Two people spent 2 days digging out approximately 250 plants along Newton P. Drury Scenic Parkway between the South entrance and mile post 126.88 in June 1997.   Most of the plants were concentrated around the bridge area.  The soil was beginning to dry, so a pulaski was needed to dig out the plants before they set seed.  The best time to attack these plants is early spring when the soil is moist and many of the plants can be pulled by hand.

Wild Teasel, Dipsacus fullonum

A few plants were pulled along the east side of  Newton P. Drury Scenic Parkway approximately 50 feet north of the Big Tree entrance.

Related Reports

for

FY 97

Table 1. Exotic Plant Control Activities

National Park Service

Staff who participated in control activities:

Research and Resources Management - Mike Vollmer, Jim Popenoe, Terry Hofstra, Diona Roja, Tony LaBanca, Jennifer Hooke, Valerie Sawyer, Walt Davison, Stephen Underwood, Labor Crew

Interpretation - Jim Wheeler

Costs are estimated at $10 per hour, except for the labor crew which is estimated at $20 per hour. Costs do not include reconnaissance and research or time spent traveling to work sites, so estimates are very conservative.

California Department of Forestry

California Department of Forestry Alder Camp (CDF) crews were also utilized with little cost to Vegetation Management.  Reimbursement costs to CDF are estimated  at $50 per day.

Youth Conservation Corps

Youth Conservation Corps (YCC) assisted with collecting native grass seed at no expense to Vegetation Management.

Volunteers-In-Park

VIP who participated in control activities:

Jerome Pellet, and Juliana Finucane

Plant abbreviations

AMAR	Ammophila arenaria, European Beachgrass

ALsp	Alstroemeria sp., Peruvian Lily

BAPI	Baccharispilularis, Coyote Brush

CACH	Carpobrotus chilensis,  Ice Plant

CEMA	Centaurea maculosa, Spotted Knapweed

CESO	Centaurea solstitialis,  Star Thistle

CIAR	Cirsium arvense,  Canada Thistle

CIVU	Cirsium vulgare,  Bull thistle

COFR	Cotoneaster franchetti,  Cotoneaster

COJU	Cortaderia jubata,  Pampas Grass

CYSC	Cytisus scoparius,  Scotch Broom

DIFU	Dipsacus fullonum,  Wild Teasel

DIPU	Digitalis purpurea,  Foxglove

ERLU	Erica lucitanica,  Spanish Heath

FOVU	Foeniculum vulgare, Fennel

GEMO	Genista monspessulana

HEHE	Hedera helix,  English Ivy

HYPE	Hypericum perforatum,  Klamath Weed

ILAQ	Ilex aquifolium,  English Holly

LUAR	Lupinus arboreus, Yellow Bush Lupine

OEGL	Oenothera glazioviana,  Cultivated Evening Primrose

PIRA	Pinus radiata, Monterey Pine

RUDI	Rubus discolor, Himalayan Blackberry

SEJA	Senecio jacobaea, Tansy Ragwort

SEMI	Senecio mikanioides, German Ivy

SIMA	Silybum marianum, Milk Thistle

| DATE | LOCATION | PLANT | # PLANT | NPS | LC | VIP | CCC | CDF | NCIDC | Total | HRS WORK | NPS VEG COST | LC COST | CCC COST | CDF HRS | TOTAL HRS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 12/3/96 | Stone Lagoon | CACH |
| 1 |
| 1 |
| 2 | 0.50 | $5.00 | $ - | $0.00 | 0.00 | 1.00 |
| 4/22/97 | Freshwater | CACH |
| 2 |
| 14 |
| 16 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 16.00 |
| 6/3/97 | Freshwater Spit | CACH |
| 2 |
| 25 |
| 27 | 2.50 | $50.00 | $ - | $0.00 | 0.00 | 67.50 |
| 7/14/97 | Freshwater | CACH |
| 2 |
| 2 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
| 7/23/97 | Jed Smith | CEMA | 650 | 2 |
| 2 | 4.00 | $80.00 | $ - | $0.00 | 0.00 | 8.00 |
| 7/10/97 | BHR @ Gravel pile | CESO | 100 | 2 |
| 2 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
| 8/7/97 | Dola Gravel Pile | CESO |
| 2 |
| 2 | 0.50 | $10.00 | $ - | $0.00 | 0.00 | 1.00 |
| 6/23/97 | SOC | CIAR | 200 | 2 |
| 1 |
| 3 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 3.00 |
| 7/14/97 | Wolf Creek School | CIAR | 2000 | 1 |
| 10 |
| 11 | 3.00 | $30.00 | $ - | $0.00 | 0.00 | 33.00 |
| 1/7/97 | Bypass | CIVU | 1 | 1 |
| 1 | 0.25 | $2.50 | $ - | $0.00 | 0.00 | 0.25 |
| 5/27/97 | SOC | CIVU | 200 | 2 |
| 2 | 2.00 | $40.00 | $ - | $0.00 | 0.00 | 4.00 |
| 6/23/97 | SOC | CIVU | 400 | 2 |
| 1 |
| 3 | 3.00 | $60.00 | $ - | $0.00 | 0.00 | 9.00 |
| 6/24/97 | PrCk roadside/bridge | CIVU | 400 | 2 |
| 2 | 2.00 | $40.00 | $ - | $0.00 | 0.00 | 4.00 |
| 6/26/97 | PrCk roadside/bridge | CIVU | 150 | 2 |
| 2 | 3.00 | $60.00 | $ - | $0.00 | 0.00 | 6.00 |
| 4/15/97 | Dola | COFR |
|  | 2 | 1 |
| 3 | 0.75 | $0.00 | $ 30.00 | $0.00 | 0.00 | 2.25 |
| 4/28/97 | C-line | COFR | 2 |
| 3 |
|  | 3 | 0.50 | $0.00 | $ 30.00 | $0.00 | 0.00 | 1.50 |
| 1/7/97 | Bypass | COJU | 426 | 1 |
| 2 |
| 3 | 4.00 | $40.00 | $ - | $0.00 | 0.00 | 12.00 |
| 1/8/97 | Bypass | COJU | 19 | 1 |
| 1 |
| 2 | 2.00 | $20.00 | $ - | $0.00 | 0.00 | 4.00 |
| 1/9/97 | Bypass | COJU | 161 |
|  | 2 |
| 2 | 4.75 | $0.00 | $ - | $0.00 | 0.00 | 9.50 |
| 2/4/97 | Marshall Pond | COJU | 4 |
| 1 |
|  | 2 |
| 3 | 0.50 | $0.00 | $ 10.00 | $0.00 | 1.00 | 1.50 |
| 2/19/97 | B-Mill | COJU | 12 | 1 | 2 |
| 2 | 5 | 2.00 | $20.00 | $ 80.00 | $0.00 | 0.00 | 10.00 |
| 2/25/97 | Bypass | COJU | 90 | 1 | 3 |
| 4 | 8 | 3.50 | $35.00 | $ 210.00 | $0.00 | 0.00 | 28.00 |
| 2/26/97 | Bypass | COJU | 70 |
| 2 |
|  | 2 | 3.00 | $0.00 | $ 120.00 | $0.00 | 0.00 | 6.00 |
| 5/14/97 | TTAR | COJU |
| 1 | 2 |
|  | 3 | 5.00 | $50.00 | $ 200.00 | $0.00 | 0.00 | 15.00 |
| 6/5/97 | TTAR | COJU |
| 8 |
| 8 | 4.00 | $320.00 | $ - | $0.00 | 0.00 | 32.00 |
| 12/10/96 | Dola | CYSC |
| 1 |
| 1 | 11 |
|  | 13 | 4.50 | $45.00 | $ - | $358.88 | 0.00 | 58.50 |
| 12/11/96 | Dola | CYSC |
| 1 |
|  | 12 |
|  | 13 | 4.50 | $45.00 | $ - | $391.50 | 0.00 | 58.50 |
| 12/12/96 | Dola | CYSC |
| 1 |
| 1 | 9 |
|  | 11 | 3.00 | $30.00 | $ - | $195.75 | 0.00 | 33.00 |
| 12/16/96 | Dola/Elk | CYSC |
| 1 |
|  | 20 |
|  | 21 | 4.25 | $42.50 | $ - | $616.25 | 0.00 | 89.25 |
| 12/17/96 | Dola | CYSC |
| 1 |
| 1 | 15 |
|  | 17 | 4.50 | $45.00 | $ - | $489.38 | 0.00 | 76.50 |
| 12/18/96 | Dola | CYSC |
| 1 |
| 1 | 19 |
|  | 21 | 4.75 | $47.50 | $ - | $654.31 | 0.00 | 99.75 |
| 12/19/96 | Dola | CYSC |
| 1 |
| 1 | 6 |
|  | 8 | 4.50 | $45.00 | $ - | $195.75 | 0.00 | 36.00 |
| 1/9/97 | Bypass | CYSC | 1 |
|  | 2 |
| 2 | 0.25 | $0.00 | $ - | $0.00 | 0.00 | 0.50 |
| 2/10/97 | Lower Dola | CYSC |
| 1 | 4 |
|  | 17 |
| 22 | 5.50 | $55.00 | $ 440.00 | $0.00 | 93.50 | 121.00 |
| 2/11/97 | Lower Dola | CYSC |
| 1 | 5 |
|  | 17 |
| 23 | 5.50 | $55.00 | $ 550.00 | $0.00 | 93.50 | 126.50 |
| 2/12/97 | Lower Dola | CYSC |
|  | 3 |
|  | 3 | 5.50 | $0.00 | $ 330.00 | $0.00 | 0.00 | 16.50 |
| 2/13/97 | Lower Dola | CYSC |
| 1 | 4 |
|  | 17 |
| 22 | 5.50 | $55.00 | $ 440.00 | $0.00 | 93.50 | 121.00 |
| 2/14/97 | Lower Dola | CYSC |
| 1 | 1 |
|  | 17 |
| 19 | 4.50 | $45.00 | $ 90.00 | $0.00 | 76.50 | 85.50 |
| 2/18/97 | Lower Dola | CYSC |
|  | 3 |
|  | 3 | 8.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 24.00 |
| 2/20/97 | Lower Dola(K&K) | CYSC |
| 1 | 4 |
|  | 5 | 5.50 | $55.00 | $ 440.00 | $0.00 | 0.00 | 27.50 |
| 2/24/97 | Lower Dola(K&K) | CYSC |
|  | 17 |
|  | 17 | 5.50 | $0.00 | $ - | $677.88 | 0.00 | 93.50 |
| 2/24/97 | Lower Dola(K&K) | CYSC |
| 1 | 4 |
| 6 | 11 | 7.00 | $70.00 | $ 560.00 | $0.00 | 0.00 | 77.00 |
| 2/25/97 | Lower Dola(K&K) | CYSC |
|  | 19 |
|  | 19 | 5.50 | $0.00 | $ - | $757.63 | 0.00 | 104.50 |
| 2/25/97 | Lower Dola(K&K) | CYSC |
|  | 3 |
| 1 | 4 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 24.00 |
| 2/26/97 | Elk Camp | CYSC | 1500 | 1 |
|  | 9 |
|  | 10 | 4.50 | $45.00 | $ - | $293.63 | 0.00 | 45.00 |
| 2/26/97 | Dola | CYSC |
|  | 3 |
|  | 3 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 18.00 |
| 3/3/97 | Elk Camp | CYSC |
| 1 | 2 |
| 14 |
| 1 | 18 | 5.50 | $55.00 | $ 220.00 | $558.25 | 0.00 | 99.00 |
| 3/3/97 | Elk Camp | CYSC |
| 1 | 1 |
| 1 | 3 | 2.00 | $20.00 | $ 40.00 | $0.00 | 0.00 | 6.00 |
| 3/3/97 | Dola | CYSC |
|  | 1 | 1 | 7.00 | $0.00 | $ - | $0.00 | 0.00 | 7.00 |
| 3/4/97 | Dola | CYSC |
|  | 3 |
| 3 | 6 | 7.00 | $0.00 | $ 420.00 | $0.00 | 0.00 | 42.00 |
| 3/4/97 | Elk Camp | CYSC |
| 1 | 2 |
|  | 15 | 2 | 20 | 6.00 | $60.00 | $ 240.00 | $0.00 | 90.00 | 120.00 |
| 3/10/97 | Elk Camp | CYSC |
| 1 | 2 | 1 |
| 4 | 6.00 | $60.00 | $ 240.00 | $0.00 | 0.00 | 24.00 |
| 3/11/97 | Elk Camp | CYSC |
| 1 | 2 |
|  | 3 | 6.00 | $60.00 | $ 240.00 | $0.00 | 0.00 | 18.00 |
| 3/12/97 | Elk Camp | CYSC |
| 1 | 2 |
| 1 | 4 | 3.00 | $30.00 | $ 120.00 | $0.00 | 0.00 | 12.00 |
| 3/12/97 | Elk Camp | CYSC |
| 1 | 4 | 1 |
| 6 | 3.00 | $30.00 | $ 240.00 | $0.00 | 0.00 | 18.00 |
| 3/13/97 | Elk Camp | CYSC |
| 1 | 2 | 1 | 14 |
|  | 18 | 5.00 | $50.00 | $ 200.00 | $507.50 | 0.00 | 90.00 |
| 3/13/97 | Elk Camp | CYSC |
|  | 1 |
|  | 1 | 5.00 | $0.00 | $ 100.00 | $0.00 | 0.00 | 5.00 |
| 3/20/97 | Bald Hills Road | CYSC |
| 1 |
| 1 | 3.00 | $30.00 | $ - | $0.00 | 0.00 | 3.00 |
| 3/24/97 | Elk Camp | CYSC |
| 1 |
| 1 | 1.00 | $10.00 | $ - | $0.00 | 0.00 | 1.00 |
| 3/24/97 | Bald Hills Road | CYSC |
| 1 | 3 |
| 1 | 5 | 8.00 | $80.00 | $ 480.00 | $0.00 | 0.00 | 40.00 |
| 3/25/97 | Dola | CYSC |
| 1 | 2 |
| 1 | 4 | 8.00 | $80.00 | $ 320.00 | $0.00 | 0.00 | 32.00 |
| 3/26/97 | Dola | CYSC |
| 1 |
| 1 | 2.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
| 3/26/97 | Dola | CYSC |
|  | 2 |
| 2 | 4 | 7.00 | $0.00 | $ 280.00 | $0.00 | 0.00 | 28.00 |
| 3/27/97 | Bald Hills Road | CYSC |
| 1 | 2 |
| 1 | 4 | 3.00 | $30.00 | $ 120.00 | $0.00 | 0.00 | 12.00 |
| 3/27/97 | Bald Hills Road | CYSC |
|  | 2 |
| 1 | 3 | 4.00 | $0.00 | $ 160.00 | $0.00 | 0.00 | 12.00 |
| 4/1/97 | Airstrip | CYSC |
| 1 |
| 1 | 5 |
|  | 7 | 6.00 | $60.00 | $ - | $217.50 | 0.00 | 42.00 |
| 4/1/97 | Dola | CYSC |
|  | 1 |
| 3 | 4 | 7.00 | $0.00 | $ 140.00 | $0.00 | 0.00 | 28.00 |
| 4/2/97 | K&K | CYSC |
| 1 |
| 1 | 17 |
|  | 19 | 6.00 | $60.00 | $ - | $739.50 | 0.00 | 114.00 |
| 4/2/97 | K7K, Dola | CYSC |
|  | 1 |
| 3 | 4 | 7.00 | $0.00 | $ 140.00 | $0.00 | 0.00 | 28.00 |
| 4/3/97 | Dola | CYSC |
| 1 |
|  | 24 |
|  | 25 | 6.00 | $60.00 | $ - | $1,044.00 | 0.00 | 150.00 |
| 4/3/97 | Dola | CYSC |
|  | 1 |
| 3 | 4 | 5.00 | $0.00 | $ 100.00 | $0.00 | 0.00 | 20.00 |
| 4/4/97 | Dola | CYSC |
| 1 | 14 |
|  | 15 | 6.00 | $0.00 | $ - | $609.00 | 0.00 | 90.00 |
| 4/7/97 | Dola | CYSC |
| 1 |
|  | 15 |
|  | 16 | 6.00 | $60.00 | $ - | $652.50 | 0.00 | 96.00 |
| 4/7/97 | Dola | CYSC |
|  | 2 |
| 2 | 4 | 6.50 | $0.00 | $ 260.00 | $0.00 | 0.00 | 26.00 |
| 4/8/97 | L.Dola & BHR | CYSC |
| 1 |
| 1 | 28 |
|  | 30 | 6.50 | $65.00 | $ - | $1,319.50 | 0.00 | 195.00 |
| 4/8/97 | Dola | CYSC |
|  | 2 |
| 4 | 6 | 6.50 | $0.00 | $ 260.00 | $0.00 | 0.00 | 39.00 |
| 4/9/97 | L.Dola | CYSC |
|  | 2 | 1 | 14 |
|  | 17 | 6.50 | $0.00 | $ 260.00 | $659.75 | 0.00 | 110.50 |
| 4/9/97 | Airstrip | CYSC |
|  | 4 |
| 4 | 8 | 7.00 | $0.00 | $ 560.00 | $0.00 | 0.00 | 56.00 |
| 4/10/97 | L.Dola & Elk Camp | CYSC |
|  | 2 | 1 | 17 |
|  | 20 | 4.75 | $0.00 | $ 190.00 | $585.44 | 0.00 | 95.00 |
| 4/10/97 | L.Dola & Elk Camp | CYSC |
| 0 | 2.00 | $0.00 | $ - | $0.00 | 0.00 | 0.00 |
| 4/10/97 | Airstrip | CYSC |
|  | 4 |
| 4 | 8 | 7.00 | $0.00 | $ 560.00 | $0.00 | 0.00 | 56.00 |
| 4/14/97 | Elk | CYSC |
|  | 2 |
| 11 |
|  | 13 | 6.00 | $0.00 | $ 240.00 | $478.50 | 0.00 | 78.00 |
| 4/14/97 | Airstrip | CYSC |
|  | 3 |
| 4 | 7 | 7.00 | $0.00 | $ 420.00 | $0.00 | 0.00 | 49.00 |
| 4/15/97 | Airstrip | CYSC |
|  | 2 | 1 |
| 3 | 4.25 | $0.00 | $ 170.00 | $0.00 | 0.00 | 12.75 |
| 4/15/97 | Airstrip | CYSC |
|  | 3 |
| 4 | 7 | 7.00 | $0.00 | $ 420.00 | $0.00 | 0.00 | 49.00 |
| 4/16/97 | Elk | CYSC |
| 1 | 2 | 1 | 11 |
|  | 15 | 5.75 | $57.50 | $ 230.00 | $458.56 | 0.00 | 86.25 |
| 4/17/97 | Elk | CYSC |
| 1 | 2 | 1 | 12 |
|  | 16 | 5.25 | $52.50 | $ 210.00 | $456.75 | 0.00 | 84.00 |
| 4/18/97 | Elk | CYSC |
| 1 | 12 |
|  | 13 | 5.75 | $0.00 | $ - | $500.25 | 0.00 | 74.75 |
| 4/19/97 | Elk & BHR | CYSC |
| 1 | 2 |
| 8 |
|  | 11 | 5.75 | $57.50 | $ 230.00 | $333.50 | 0.00 | 63.25 |
| 4/19/97 | BHR &TTAR | CYSC |
| 1 | 2 |
| 8 |
|  | 11 | 5.75 | $57.50 | $ 230.00 | $333.50 | 0.00 | 63.25 |
| 4/21/97 | Airstrip | CYSC |
|  | 2 |
| 3 | 5 | 6.00 | $0.00 | $ 240.00 | $0.00 | 0.00 | 30.00 |
| 4/23/97 | Airstrip | CYSC |
|  | 2 |
| 3 | 5 | 6.00 | $0.00 | $ 240.00 | $0.00 | 0.00 | 30.00 |
| 4/24/97 | Airstrip | CYSC |
|  | 2 |
| 3 | 5 | 6.00 | $0.00 | $ 240.00 | $0.00 | 0.00 | 30.00 |
| 4/28/97 | C-line | CYSC |
|  | 3 |
|  | 3 | 3.50 | $0.00 | $ 210.00 | $0.00 | 0.00 | 10.50 |
| 4/29/97 | C-line | CYSC |
|  | 2 |
|  | 2 | 5.00 | $0.00 | $ 200.00 | $0.00 | 0.00 | 10.00 |
| 4/30/97 | BHR & Dola | CYSC |
|  | 4 |
| 2 | 6 | 5.00 | $0.00 | $ 400.00 | $0.00 | 0.00 | 30.00 |
| 4/30/97 | BHR & Dola | CYSC |
| 1 |
| 1 | 2.50 | $25.00 | $ - | $0.00 | 0.00 | 2.50 |
| 5/1/97 | BHR & Dola | CYSC |
| 1 | 4 |
| 2 | 7 | 5.00 | $50.00 | $ 400.00 | $0.00 | 0.00 | 35.00 |
| 5/5/97 | Airstrip | CYSC |
|  | 2 | 1 |
| 3 | 5.00 | $0.00 | $ 200.00 | $0.00 | 0.00 | 15.00 |
| 5/6/97 | Airstrip | CYSC |
|  | 2 |
|  | 2 | 5.00 | $0.00 | $ 200.00 | $0.00 | 0.00 | 10.00 |
| 5/7/97 | L. Airstrip | CYSC |
| 0 | 5.00 | $0.00 | $ - | $0.00 | 0.00 | 0.00 |
| 5/8/97 | L.Airstrip, K&K | CYSC |
|  | 1 |
| 2 | 3 | 7.00 | $0.00 | $ 140.00 | $0.00 | 0.00 | 21.00 |
| 5/13/97 | Bypass | CYSC |
|  | 2 |
|  | 2 | 2.00 | $0.00 | $ 80.00 | $0.00 | 0.00 | 4.00 |
| 5/13/97 | Costal Drive | CYSC |
|  | 2 |
|  | 2 | 3.00 | $0.00 | $ 120.00 | $0.00 | 0.00 | 6.00 |
| 5/15/97 | Dola | CYSC |
|  | 2 |
|  | 2 | 7.00 | $0.00 | $ 280.00 | $0.00 | 0.00 | 14.00 |
| 5/20/97 | BHR, K&K | CYSC |
|  | 2 |
|  | 2 | 7.00 | $0.00 | $ 280.00 | $0.00 | 0.00 | 14.00 |
| 5/21/97 | Dola | CYSC |
| 1 |
| 1 | 4.00 | $40.00 | $ - | $0.00 | 0.00 | 4.00 |
| 7/15/97 | Gather Native Grass Seed | CYSC |
| 2 |
| 2 | 5.00 | $100.00 | $ - | $0.00 | 0.00 | 58.00 |
| 7/16/97 | Elk Camp | CYSC |
| 2 | 5 |
|  | 7 | 7.00 | $140.00 | $ 700.00 | $0.00 | 0.00 | 49.00 |
| 7/17/97 | Elk Camp | CYSC |
| 2 | 5 |
|  | 7 | 7.00 | $140.00 | $ 700.00 | $0.00 | 0.00 | 49.00 |
| 7/21/97 | Dola | CYSC |
| 1 | 1 |
|  | 17 | 1 | 20 | 6.00 | $60.00 | $ 120.00 | $0.00 | 102.00 | 120.00 |
| 7/22/97 | Dola | CYSC |
| 2 | 1 |
|  | 17 | 2 | 22 | 6.00 | $120.00 | $ 120.00 | $0.00 | 102.00 | 132.00 |
| 7/23/97 | Dola | CYSC |
|  | 4 |
|  | 4 | 7.00 | $0.00 | $ 560.00 | $0.00 | 0.00 | 28.00 |
| 7/24/97 | Dola | CYSC |
|  | 1 |
|  | 17 |
| 18 | 5.00 | $0.00 | $ 100.00 | $0.00 | 85.00 | 90.00 |
| 7/25/97 | Dola | CYSC |
| 1 |
| 17 |
| 18 | 5.00 | $50.00 | $ - | $0.00 | 85.00 | 90.00 |
| 7/28/97 | Elk Camp | CYSC |
| 2 |
| 13 |
| 15 | 5.00 | $100.00 | $ - | $0.00 | 65.00 | 75.00 |
| 7/28/97 | Dola | CYSC |
|  | 4 |
| 2 | 6 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 36.00 |
| 7/29/97 | Dola | CYSC |
|  | 4 |
| 2 | 6 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 36.00 |
| 7/30/97 | Dola | CYSC |
|  | 4 |
| 2 | 6 | 4.00 | $0.00 | $ 320.00 | $0.00 | 0.00 | 24.00 |
| 8/4/97 | Dola | CYSC |
|  | 4 |
| 2 | 6 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 36.00 |
| 8/5/97 | Dola | CYSC |
|  | 4 |
| 3 | 7 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 42.00 |
| 8/6/97 | Dola | CYSC |
|  | 4 |
| 3 | 7 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 42.00 |
| 8/7/97 | Dola | CYSC |
|  | 4 |
| 3 | 7 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 42.00 |
| 8/11/97 | Dola | CYSC |
| 1 |
|  | 8 |
|  | 9 | 7.75 | $77.50 | $ - | $449.50 | 0.00 | 69.75 |
| 8/11/97 | Dola | CYSC |
| 1 |
| 17 |
| 18 | 5.00 | $50.00 | $ - | $0.00 | 85.00 | 90.00 |
| 8/11/97 | Elk | CYSC |
|  | 3 |
| 2 | 5 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 30.00 |
| 8/12/97 | Dola | CYSC |
| 1 | 1 |
| 7 |
|  | 9 | 7.75 | $77.50 | $ 155.00 | $393.31 | 0.00 | 69.75 |
| 8/12/97 | Dola | CYSC |
| 1 |
| 17 |
| 18 | 5.00 | $50.00 | $ - | $0.00 | 85.00 | 90.00 |
| 8/12/97 | Dola | CYSC |
|  | 3 |
| 2 | 5 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 30.00 |
| 8/13/97 | Dola | CYSC |
|  | 3 |
| 2 | 5 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 30.00 |
| 8/13/97 | Dola | CYSC |
| 1 |
|  | 8 |
|  | 9 | 7.75 | $77.50 | $ - | $449.50 | 0.00 | 69.75 |
| 8/14/97 | Dola | CYSC |
| 1 |
|  | 7 |
|  | 8 | 7.75 | $77.50 | $ - | $393.31 | 0.00 | 62.00 |
| 8/14/97 | Dola | CYSC |
| 17 |
| 17 | 5.00 | $0.00 | $ - | $0.00 | 85.00 | 85.00 |
| 8/14/97 | Dola | CYSC |
|  | 3 |
| 2 | 5 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 30.00 |
| 8/27/97 | Elk | CYSC |
| 1 |
| 15 |
| 16 | 2.00 | $20.00 | $ - | $0.00 | 30.00 | 32.00 |
| 8/27/97 | Elk | CYSC |
| 1 |
| 1 | 0.50 | $5.00 | $ - | $0.00 | 0.00 | 0.50 |
| 8/28/97 | Elk | CYSC |
| 1 |
| 15 |
| 16 | 1.00 | $10.00 | $ - | $0.00 | 15.00 | 16.00 |
| 8/28/97 | Elk | CYSC |
| 1 |
| 1 | 1.50 | $15.00 | $ - | $0.00 | 0.00 | 1.50 |
| 8/29/97 | Dola | CYSC |
|  | 1 |
|  | 16 |
| 17 | 4.00 | $0.00 | $ 80.00 | $0.00 | 64.00 | 68.00 |
| 9/8/97 | Dola | CYSC |
| 1 |
| 1 |
| 17 |
| 19 | 4.50 | $45.00 | $ - | $0.00 | 76.50 | 85.50 |
| 9/9/97 | Elk | CYSC |
| 1 |
| 1 |
| 17 |
| 19 | 4.50 | $45.00 | $ - | $0.00 | 76.50 | 85.50 |
| 9/10/97 | Elk | CYSC |
| 1 |
| 17 |
| 18 | 4.50 | $45.00 | $ - | $0.00 | 76.50 | 81.00 |
| 9/11/97 | Dola & Airstrip | CYSC |
| 1 |
| 16 |
| 17 | 4.00 | $40.00 | $ - | $0.00 | 64.00 | 68.00 |
| 9/22/97 | L. Dola | CYSC |
| 1 |
| 1 |
| 16 |
| 18 | 4.00 | $40.00 | $ - | $0.00 | 64.00 | 72.00 |
| 9/25/97 | Elk | CYSC |
| 1 |
| 17 |
| 18 | 1.00 | $10.00 | $ - | $0.00 | 17.00 | 18.00 |
| 7/3197 | Dola | CYSC |
|  | 4 |
| 2 | 6 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 36.00 |
| 9/23/97 | Prairie Ck | DIFU | 1 | 1 |
| 1 |
| 2 | 0.50 | $5.00 | $ - | $0.00 | 0.00 | 1.00 |
| 3/27/97 | Soc Road | DIPU |
| 1 |
| 1 | 2.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
| 7/8/97 | BHR @ LBJ | DIPU |
|  | 3 |
|  | 3 | 5.00 | $0.00 | $ 300.00 | $0.00 | 0.00 | 15.00 |
| 7/14/97 | Wolf Creek School | DIPU | 300 | 1 |
| 10 |
| 11 | 1.00 | $10.00 | $ - | $0.00 | 0.00 | 11.00 |
| 4/22/97 | Freshwater | ERLU | 1500 | 2 |
| 14 |
| 16 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 16.00 |
| 6/24/97 | PrCk roadside/bridge | FOVU | 50 | 2 |
| 2 | 2.00 | $40.00 | $ - | $0.00 | 0.00 | 4.00 |
| 6/26/97 | PrCk roadside/bridge | FOVU | 200 | 2 |
| 2 | 4.00 | $80.00 | $ - | $0.00 | 0.00 | 8.00 |
| 2/3/97 | Marshall Pond | HEHE |
| 1 | 1 |
|  | 15 |
| 17 | 6.50 | $65.00 | $ 130.00 | $0.00 | 97.50 | 110.50 |
| 2/4/97 | Marshall Pond | HEHE |
| 1 | 2 |
|  | 17 |
| 20 | 6.50 | $65.00 | $ 260.00 | $0.00 | 110.50 | 130.00 |
| 2/5/97 | Marshall Pond | HEHE |
| 1 | 2 |
|  | 17 |
| 20 | 3.00 | $30.00 | $ 120.00 | $0.00 | 51.00 | 60.00 |
| 2/5/97 | Marshall Pond | HEHE |
| 1 | 2 |
|  | 3 | 3.50 | $35.00 | $ 140.00 | $0.00 | 0.00 | 10.50 |
| 2/6/97 | Marshall Pond | HEHE |
| 1 | 2 |
|  | 17 |
| 20 | 6.50 | $65.00 | $ 260.00 | $0.00 | 110.50 | 130.00 |
| 2/7/97 | Marshall Pond | HEHE |
| 1 |
| 1 | 2.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
| 2/19/97 | Marshall Pond | HEHE |
| 1 | 2 |
| 5 | 8 | 3.00 | $30.00 | $ 120.00 | $0.00 | 0.00 | 24.00 |
| 5/28/97 | SOC Road | HEHE |
|  | 2 |
|  | 2 | 8.00 | $0.00 | $ 320.00 | $0.00 | 0.00 | 16.00 |
| 5/29/97 | SOC Road | HEHE |
|  | 2 |
|  | 2 | 8.00 | $0.00 | $ 320.00 | $0.00 | 0.00 | 16.00 |
| 2/6/97 | Marshall Pond | ILAQ | 2 |
| 1 |
|  | 2 |
| 3 | 0.25 | $0.00 | $ 5.00 | $0.00 | 0.50 | 0.75 |
| 4/28/97 | C-line | PIRA | 20 |
| 3 |
|  | 3 | 2.50 | $0.00 | $ 150.00 | $0.00 | 0.00 | 7.50 |
| 4/29/97 | C-line | PIRA | 7 |
| 2 |
|  | 2 | 1.00 | $0.00 | $ 40.00 | $0.00 | 0.00 | 2.00 |
| 7/23/97 | Freshwater | SEJA | 20 | 2 |
| 2 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
| 2/25/97 | B-Mill | SEMI |
| 1 | 3 |
| 4 | 8 | 1.50 | $15.00 | $ 90.00 | $0.00 | 0.00 | 12.00 |
| 3/14/97 | B-Mill | SEMI |
| 1 | 2 |
| 1 | 4 | 8.00 | $80.00 | $ 320.00 | $0.00 | 0.00 | 32.00 |
| 3/19/97 | B-Mill | SEMI |
| 1 | 2 |
| 1 | 4 | 6.00 | $60.00 | $ 240.00 | $0.00 | 0.00 | 24.00 |
| 5/27/97 | SOC | SIMA | 100 | 2 |
| 2 | 2.00 | $40.00 | $ - | $0.00 | 0.00 | 4.00 |
| 7/3/97 | Long Ridge Barn | SIMA |
| 1 | 5 |
|  | 6 | 3.00 | $30.00 | $ 300.00 | $0.00 | 0.00 | 18.00 |
|  | TOTALS |
|  | 130 | 249 | 107 | 391 | 431 | 115 | 1423 | 768.5 | $ 5,007.50 | $ 26,770.00 | $15,770.56 | 1995.50 | 3244.25 |
|  | NPS | $ 31,777.50 |
|  | CCC | $15,770.56 |
|  | CDF | $1,300.00 |
|  | TOTAL | $48,848.06 |

Table 2.  Exotic Plant control Activities (Sorted by Species)

SUMMARY

Ammophila arenaria -

Alstroemeria sp. -

Carpobrotus chilensis -

Centaurea maculosa -

Centaurea solstitialis -

Cirsium arvense-

Cirsium vulgare -

Cotoneaster franchetti -

Cortaderia jubata -

Cytisus scoparius -

Digitalis purpurea -

Dipsacus fullonum -

Erica lucitanica -

Genista monspessulana -

Hedera helix -

Ilex aquifolium -

Senecio jacobaea -

Senecio mikanioides -

| DATE | LOCATION | PLANT | # PLANT | NPS | LC | VIP | CCC | CDF | NCIDC | Total | HRS WORK | NPS VEG COST | LC COST | CCC COST | CDF HRS | TOTAL HRS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 12/3/96 | Stone Lagoon | CACH |
| 1 |
| 1 |
| 2 | 0.50 | $5.00 | $ - | $0.00 | 0.00 | 1.00 |
| 4/22/97 | Freshwater | CACH |
| 2 |
| 14 |
| 16 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 16.00 |
| 6/3/97 | Freshwater Spit | CACH |
| 2 |
| 25 |
| 27 | 2.50 | $50.00 | $ - | $0.00 | 0.00 | 67.50 |
| 7/14/97 | Freshwater | CACH |
| 2 |
| 2 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
|  | SUBTOTAL |
|  | $95.00 |
| 86.50 |
| 7/23/97 | Jed Smith | CEMA | 650 | 2 |
| 2 | 4.00 | $80.00 | $ - | $0.00 | 0.00 | 8.00 |
|  | SUBTOTAL |
|  | $80.00 |
| 8.00 |
| 7/10/97 | BHR @ Gravel pile | CESO | 100 | 2 |
| 2 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
| 8/7/97 | Dola Gravel Pile | CESO |
| 2 |
| 2 | 0.50 | $10.00 | $ - | $0.00 | 0.00 | 1.00 |
|  | SUBTOTAL |
|  | $30.00 |
| 3.00 |
| 6/23/97 | SOC | CIAR | 200 | 2 |
| 1 |
| 3 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 3.00 |
| 7/14/97 | Wolf Creek School | CIAR | 2000 | 1 |
| 10 |
| 11 | 3.00 | $30.00 | $ - | $0.00 | 0.00 | 33.00 |
|  | SUBTOTAL |
|  | $50.00 |
| 36.00 |
| 1/7/97 | Bypass | CIVU | 1 | 1 |
| 1 | 0.25 | $2.50 | $ - | $0.00 | 0.00 | 0.25 |
| 5/27/97 | SOC | CIVU | 200 | 2 |
| 2 | 2.00 | $40.00 | $ - | $0.00 | 0.00 | 4.00 |
| 6/23/97 | SOC | CIVU | 400 | 2 |
| 1 |
| 3 | 3.00 | $60.00 | $ - | $0.00 | 0.00 | 9.00 |
| 6/24/97 | PrCk roadside/bridge | CIVU | 400 | 2 |
| 2 | 2.00 | $40.00 | $ - | $0.00 | 0.00 | 4.00 |
| 6/26/97 | PrCk roadside/bridge | CIVU | 150 | 2 |
| 2 | 3.00 | $60.00 | $ - | $0.00 | 0.00 | 6.00 |
|  | SUBTOTAL |
|  | $202.50 |
| 23.25 |
| 4/15/97 | Dola | COFR |
|  | 2 | 1 |
| 3 | 0.75 | $0.00 | $ 30.00 | $0.00 | 0.00 | 2.25 |
| 4/28/97 | C-line | COFR | 2 |
| 3 |
|  | 3 | 0.50 | $0.00 | $ 30.00 | $0.00 | 0.00 | 1.50 |
|  | SUBTOTAL |
| $ 60.00 |
|  | 3.75 |
| 1/7/97 | Bypass | COJU | 426 | 1 |
| 2 |
| 3 | 4.00 | $40.00 | $ - | $0.00 | 0.00 | 12.00 |
| 1/8/97 | Bypass | COJU | 19 | 1 |
| 1 |
| 2 | 2.00 | $20.00 | $ - | $0.00 | 0.00 | 4.00 |
| 1/9/97 | Bypass | COJU | 161 |
|  | 2 |
| 2 | 4.75 | $0.00 | $ - | $0.00 | 0.00 | 9.50 |
| 2/4/97 | Marshall Pond | COJU | 4 |
| 1 |
|  | 2 |
| 3 | 0.50 | $0.00 | $ 10.00 | $0.00 | 1.00 | 1.50 |
| 2/19/97 | B-Mill | COJU | 12 | 1 | 2 |
| 2 | 5 | 2.00 | $20.00 | $ 80.00 | $0.00 | 0.00 | 10.00 |
| 2/25/97 | Bypass | COJU | 90 | 1 | 3 |
| 4 | 8 | 3.50 | $35.00 | $ 210.00 | $0.00 | 0.00 | 28.00 |
| 2/26/97 | Bypass | COJU | 70 |
| 2 |
|  | 2 | 3.00 | $0.00 | $ 120.00 | $0.00 | 0.00 | 6.00 |
| 5/14/97 | TTAR | COJU |
| 1 | 2 |
|  | 3 | 5.00 | $50.00 | $ 200.00 | $0.00 | 0.00 | 15.00 |
| 6/5/97 | TTAR | COJU |
| 8 |
| 8 | 4.00 | $320.00 | $ - | $0.00 | 0.00 | 32.00 |
|  | SUBTOTAL |
|  | $485.00 | $ 620.00 |
|  | 118.00 |
| 12/10/96 | Dola | CYSC |
| 1 |
| 1 | 11 |
|  | 13 | 4.50 | $45.00 | $ - | $358.88 | 0.00 | 58.50 |
| 12/11/96 | Dola | CYSC |
| 1 |
|  | 12 |
|  | 13 | 4.50 | $45.00 | $ - | $391.50 | 0.00 | 58.50 |
| 12/12/96 | Dola | CYSC |
| 1 |
| 1 | 9 |
|  | 11 | 3.00 | $30.00 | $ - | $195.75 | 0.00 | 33.00 |
| 12/16/96 | Dola/Elk | CYSC |
| 1 |
|  | 20 |
|  | 21 | 4.25 | $42.50 | $ - | $616.25 | 0.00 | 89.25 |
| 12/17/96 | Dola | CYSC |
| 1 |
| 1 | 15 |
|  | 17 | 4.50 | $45.00 | $ - | $489.38 | 0.00 | 76.50 |
| 12/18/96 | Dola | CYSC |
| 1 |
| 1 | 19 |
|  | 21 | 4.75 | $47.50 | $ - | $654.31 | 0.00 | 99.75 |
| 12/19/96 | Dola | CYSC |
| 1 |
| 1 | 6 |
|  | 8 | 4.50 | $45.00 | $ - | $195.75 | 0.00 | 36.00 |
| 1/9/97 | Bypass | CYSC | 1 |
|  | 2 |
| 2 | 0.25 | $0.00 | $ - | $0.00 | 0.00 | 0.50 |
| 2/10/97 | Lower Dola | CYSC |
| 1 | 4 |
|  | 17 |
| 22 | 5.50 | $55.00 | $ 440.00 | $0.00 | 93.50 | 121.00 |
| 2/11/97 | Lower Dola | CYSC |
| 1 | 5 |
|  | 17 |
| 23 | 5.50 | $55.00 | $ 550.00 | $0.00 | 93.50 | 126.50 |
| 2/12/97 | Lower Dola | CYSC |
|  | 3 |
|  | 3 | 5.50 | $0.00 | $ 330.00 | $0.00 | 0.00 | 16.50 |
| 2/13/97 | Lower Dola | CYSC |
| 1 | 4 |
|  | 17 |
| 22 | 5.50 | $55.00 | $ 440.00 | $0.00 | 93.50 | 121.00 |
| 2/14/97 | Lower Dola | CYSC |
| 1 | 1 |
|  | 17 |
| 19 | 4.50 | $45.00 | $ 90.00 | $0.00 | 76.50 | 85.50 |
| 2/18/97 | Lower Dola | CYSC |
|  | 3 |
|  | 3 | 8.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 24.00 |
| 2/20/97 | Lower Dola(K&K) | CYSC |
| 1 | 4 |
|  | 5 | 5.50 | $55.00 | $ 440.00 | $0.00 | 0.00 | 27.50 |
| 2/24/97 | Lower Dola(K&K) | CYSC |
|  | 17 |
|  | 17 | 5.50 | $0.00 | $ - | $677.88 | 0.00 | 93.50 |
| 2/24/97 | Lower Dola(K&K) | CYSC |
| 1 | 4 |
| 6 | 11 | 7.00 | $70.00 | $ 560.00 | $0.00 | 0.00 | 77.00 |
| 2/25/97 | Lower Dola(K&K) | CYSC |
|  | 19 |
|  | 19 | 5.50 | $0.00 | $ - | $757.63 | 0.00 | 104.50 |
| 2/25/97 | Lower Dola(K&K) | CYSC |
|  | 3 |
| 1 | 4 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 24.00 |
| 2/26/97 | Elk Camp | CYSC | 1500 | 1 |
|  | 9 |
|  | 10 | 4.50 | $45.00 | $ - | $293.63 | 0.00 | 45.00 |
| 2/26/97 | Dola | CYSC |
|  | 3 |
|  | 3 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 18.00 |
| 3/3/97 | Elk Camp | CYSC |
| 1 | 2 |
| 14 |
| 1 | 18 | 5.50 | $55.00 | $ 220.00 | $558.25 | 0.00 | 99.00 |
| 3/3/97 | Elk Camp | CYSC |
| 1 | 1 |
| 1 | 3 | 2.00 | $20.00 | $ 40.00 | $0.00 | 0.00 | 6.00 |
| 3/3/97 | Dola | CYSC |
|  | 1 | 1 | 7.00 | $0.00 | $ - | $0.00 | 0.00 | 7.00 |
| 3/4/97 | Dola | CYSC |
|  | 3 |
| 3 | 6 | 7.00 | $0.00 | $ 420.00 | $0.00 | 0.00 | 42.00 |
| 3/4/97 | Elk Camp | CYSC |
| 1 | 2 |
|  | 15 | 2 | 20 | 6.00 | $60.00 | $ 240.00 | $0.00 | 90.00 | 120.00 |
| 3/10/97 | Elk Camp | CYSC |
| 1 | 2 | 1 |
| 4 | 6.00 | $60.00 | $ 240.00 | $0.00 | 0.00 | 24.00 |
| 3/11/97 | Elk Camp | CYSC |
| 1 | 2 |
|  | 3 | 6.00 | $60.00 | $ 240.00 | $0.00 | 0.00 | 18.00 |
| 3/12/97 | Elk Camp | CYSC |
| 1 | 2 |
| 1 | 4 | 3.00 | $30.00 | $ 120.00 | $0.00 | 0.00 | 12.00 |
| 3/12/97 | Elk Camp | CYSC |
| 1 | 4 | 1 |
| 6 | 3.00 | $30.00 | $ 240.00 | $0.00 | 0.00 | 18.00 |
| 3/13/97 | Elk Camp | CYSC |
| 1 | 2 | 1 | 14 |
|  | 18 | 5.00 | $50.00 | $ 200.00 | $507.50 | 0.00 | 90.00 |
| 3/13/97 | Elk Camp | CYSC |
|  | 1 |
|  | 1 | 5.00 | $0.00 | $ 100.00 | $0.00 | 0.00 | 5.00 |
| 3/20/97 | Bald Hills Road | CYSC |
| 1 |
| 1 | 3.00 | $30.00 | $ - | $0.00 | 0.00 | 3.00 |
| 3/24/97 | Elk Camp | CYSC |
| 1 |
| 1 | 1.00 | $10.00 | $ - | $0.00 | 0.00 | 1.00 |
| 3/24/97 | Bald Hills Road | CYSC |
| 1 | 3 |
| 1 | 5 | 8.00 | $80.00 | $ 480.00 | $0.00 | 0.00 | 40.00 |
| 3/25/97 | Dola | CYSC |
| 1 | 2 |
| 1 | 4 | 8.00 | $80.00 | $ 320.00 | $0.00 | 0.00 | 32.00 |
| 3/26/97 | Dola | CYSC |
| 1 |
| 1 | 2.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
| 3/26/97 | Dola | CYSC |
|  | 2 |
| 2 | 4 | 7.00 | $0.00 | $ 280.00 | $0.00 | 0.00 | 28.00 |
| 3/27/97 | Bald Hills Road | CYSC |
| 1 | 2 |
| 1 | 4 | 3.00 | $30.00 | $ 120.00 | $0.00 | 0.00 | 12.00 |
| 3/27/97 | Bald Hills Road | CYSC |
|  | 2 |
| 1 | 3 | 4.00 | $0.00 | $ 160.00 | $0.00 | 0.00 | 12.00 |
| 4/1/97 | Airstrip | CYSC |
| 1 |
| 1 | 5 |
|  | 7 | 6.00 | $60.00 | $ - | $217.50 | 0.00 | 42.00 |
| 4/1/97 | Dola | CYSC |
|  | 1 |
| 3 | 4 | 7.00 | $0.00 | $ 140.00 | $0.00 | 0.00 | 28.00 |
| 4/2/97 | K&K | CYSC |
| 1 |
| 1 | 17 |
|  | 19 | 6.00 | $60.00 | $ - | $739.50 | 0.00 | 114.00 |
| 4/2/97 | K7K, Dola | CYSC |
|  | 1 |
| 3 | 4 | 7.00 | $0.00 | $ 140.00 | $0.00 | 0.00 | 28.00 |
| 4/3/97 | Dola | CYSC |
| 1 |
|  | 24 |
|  | 25 | 6.00 | $60.00 | $ - | $1,044.00 | 0.00 | 150.00 |
| 4/3/97 | Dola | CYSC |
|  | 1 |
| 3 | 4 | 5.00 | $0.00 | $ 100.00 | $0.00 | 0.00 | 20.00 |
| 4/4/97 | Dola | CYSC |
| 1 | 14 |
|  | 15 | 6.00 | $0.00 | $ - | $609.00 | 0.00 | 90.00 |
| 4/7/97 | Dola | CYSC |
| 1 |
|  | 15 |
|  | 16 | 6.00 | $60.00 | $ - | $652.50 | 0.00 | 96.00 |
| 4/7/97 | Dola | CYSC |
|  | 2 |
| 2 | 4 | 6.50 | $0.00 | $ 260.00 | $0.00 | 0.00 | 26.00 |
| 4/8/97 | L.Dola & BHR | CYSC |
| 1 |
| 1 | 28 |
|  | 30 | 6.50 | $65.00 | $ - | $1,319.50 | 0.00 | 195.00 |
| 4/8/97 | Dola | CYSC |
|  | 2 |
| 4 | 6 | 6.50 | $0.00 | $ 260.00 | $0.00 | 0.00 | 39.00 |
| 4/9/97 | L.Dola | CYSC |
|  | 2 | 1 | 14 |
|  | 17 | 6.50 | $0.00 | $ 260.00 | $659.75 | 0.00 | 110.50 |
| 4/9/97 | Airstrip | CYSC |
|  | 4 |
| 4 | 8 | 7.00 | $0.00 | $ 560.00 | $0.00 | 0.00 | 56.00 |
| 4/10/97 | L.Dola & Elk Camp | CYSC |
|  | 2 | 1 | 17 |
|  | 20 | 4.75 | $0.00 | $ 190.00 | $585.44 | 0.00 | 95.00 |
| 4/10/97 | L.Dola & Elk Camp | CYSC |
| 0 | 2.00 | $0.00 | $ - | $0.00 | 0.00 | 0.00 |
| 4/10/97 | Airstrip | CYSC |
|  | 4 |
| 4 | 8 | 7.00 | $0.00 | $ 560.00 | $0.00 | 0.00 | 56.00 |
| 4/14/97 | Elk | CYSC |
|  | 2 |
| 11 |
|  | 13 | 6.00 | $0.00 | $ 240.00 | $478.50 | 0.00 | 78.00 |
| 4/14/97 | Airstrip | CYSC |
|  | 3 |
| 4 | 7 | 7.00 | $0.00 | $ 420.00 | $0.00 | 0.00 | 49.00 |
| 4/15/97 | Airstrip | CYSC |
|  | 2 | 1 |
| 3 | 4.25 | $0.00 | $ 170.00 | $0.00 | 0.00 | 12.75 |
| 4/15/97 | Airstrip | CYSC |
|  | 3 |
| 4 | 7 | 7.00 | $0.00 | $ 420.00 | $0.00 | 0.00 | 49.00 |
| 4/16/97 | Elk | CYSC |
| 1 | 2 | 1 | 11 |
|  | 15 | 5.75 | $57.50 | $ 230.00 | $458.56 | 0.00 | 86.25 |
| 4/17/97 | Elk | CYSC |
| 1 | 2 | 1 | 12 |
|  | 16 | 5.25 | $52.50 | $ 210.00 | $456.75 | 0.00 | 84.00 |
| 4/18/97 | Elk | CYSC |
| 1 | 12 |
|  | 13 | 5.75 | $0.00 | $ - | $500.25 | 0.00 | 74.75 |
| 4/19/97 | Elk & BHR | CYSC |
| 1 | 2 |
| 8 |
|  | 11 | 5.75 | $57.50 | $ 230.00 | $333.50 | 0.00 | 63.25 |
| 4/19/97 | BHR &TTAR | CYSC |
| 1 | 2 |
| 8 |
|  | 11 | 5.75 | $57.50 | $ 230.00 | $333.50 | 0.00 | 63.25 |
| 4/21/97 | Airstrip | CYSC |
|  | 2 |
| 3 | 5 | 6.00 | $0.00 | $ 240.00 | $0.00 | 0.00 | 30.00 |
| 4/23/97 | Airstrip | CYSC |
|  | 2 |
| 3 | 5 | 6.00 | $0.00 | $ 240.00 | $0.00 | 0.00 | 30.00 |
| 4/24/97 | Airstrip | CYSC |
|  | 2 |
| 3 | 5 | 6.00 | $0.00 | $ 240.00 | $0.00 | 0.00 | 30.00 |
| 4/28/97 | C-line | CYSC |
|  | 3 |
|  | 3 | 3.50 | $0.00 | $ 210.00 | $0.00 | 0.00 | 10.50 |
| 4/29/97 | C-line | CYSC |
|  | 2 |
|  | 2 | 5.00 | $0.00 | $ 200.00 | $0.00 | 0.00 | 10.00 |
| 4/30/97 | BHR & Dola | CYSC |
|  | 4 |
| 2 | 6 | 5.00 | $0.00 | $ 400.00 | $0.00 | 0.00 | 30.00 |
| 4/30/97 | BHR & Dola | CYSC |
| 1 |
| 1 | 2.50 | $25.00 | $ - | $0.00 | 0.00 | 2.50 |
| 5/1/97 | BHR & Dola | CYSC |
| 1 | 4 |
| 2 | 7 | 5.00 | $50.00 | $ 400.00 | $0.00 | 0.00 | 35.00 |
| 5/5/97 | Airstrip | CYSC |
|  | 2 | 1 |
| 3 | 5.00 | $0.00 | $ 200.00 | $0.00 | 0.00 | 15.00 |
| 5/6/97 | Airstrip | CYSC |
|  | 2 |
|  | 2 | 5.00 | $0.00 | $ 200.00 | $0.00 | 0.00 | 10.00 |
| 5/7/97 | L. Airstrip | CYSC |
| 0 | 5.00 | $0.00 | $ - | $0.00 | 0.00 | 0.00 |
| 5/8/97 | L.Airstrip, K&K | CYSC |
|  | 1 |
| 2 | 3 | 7.00 | $0.00 | $ 140.00 | $0.00 | 0.00 | 21.00 |
| 5/13/97 | Bypass | CYSC |
|  | 2 |
|  | 2 | 2.00 | $0.00 | $ 80.00 | $0.00 | 0.00 | 4.00 |
| 5/13/97 | Costal Drive | CYSC |
|  | 2 |
|  | 2 | 3.00 | $0.00 | $ 120.00 | $0.00 | 0.00 | 6.00 |
| 5/15/97 | Dola | CYSC |
|  | 2 |
|  | 2 | 7.00 | $0.00 | $ 280.00 | $0.00 | 0.00 | 14.00 |
| 5/20/97 | BHR, K&K | CYSC |
|  | 2 |
|  | 2 | 7.00 | $0.00 | $ 280.00 | $0.00 | 0.00 | 14.00 |
| 5/21/97 | Dola | CYSC |
| 1 |
| 1 | 4.00 | $40.00 | $ - | $0.00 | 0.00 | 4.00 |
| 7/15/97 | Gather Native Grass Seed | CYSC |
| 2 |
| 2 | 5.00 | $100.00 | $ - | $0.00 | 0.00 | 58.00 |
| 7/16/97 | Elk Camp | CYSC |
| 2 | 5 |
|  | 7 | 7.00 | $140.00 | $ 700.00 | $0.00 | 0.00 | 49.00 |
| 7/17/97 | Elk Camp | CYSC |
| 2 | 5 |
|  | 7 | 7.00 | $140.00 | $ 700.00 | $0.00 | 0.00 | 49.00 |
| 7/21/97 | Dola | CYSC |
| 1 | 1 |
|  | 17 | 1 | 20 | 6.00 | $60.00 | $ 120.00 | $0.00 | 102.00 | 120.00 |
| 7/22/97 | Dola | CYSC |
| 2 | 1 |
|  | 17 | 2 | 22 | 6.00 | $120.00 | $ 120.00 | $0.00 | 102.00 | 132.00 |
| 7/23/97 | Dola | CYSC |
|  | 4 |
|  | 4 | 7.00 | $0.00 | $ 560.00 | $0.00 | 0.00 | 28.00 |
| 7/24/97 | Dola | CYSC |
|  | 1 |
|  | 17 |
| 18 | 5.00 | $0.00 | $ 100.00 | $0.00 | 85.00 | 90.00 |
| 7/25/97 | Dola | CYSC |
| 1 |
| 17 |
| 18 | 5.00 | $50.00 | $ - | $0.00 | 85.00 | 90.00 |
| 7/28/97 | Elk Camp | CYSC |
| 2 |
| 13 |
| 15 | 5.00 | $100.00 | $ - | $0.00 | 65.00 | 75.00 |
| 7/28/97 | Dola | CYSC |
|  | 4 |
| 2 | 6 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 36.00 |
| 7/29/97 | Dola | CYSC |
|  | 4 |
| 2 | 6 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 36.00 |
| 7/30/97 | Dola | CYSC |
|  | 4 |
| 2 | 6 | 4.00 | $0.00 | $ 320.00 | $0.00 | 0.00 | 24.00 |
| 8/4/97 | Dola | CYSC |
|  | 4 |
| 2 | 6 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 36.00 |
| 8/5/97 | Dola | CYSC |
|  | 4 |
| 3 | 7 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 42.00 |
| 8/6/97 | Dola | CYSC |
|  | 4 |
| 3 | 7 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 42.00 |
| 8/7/97 | Dola | CYSC |
|  | 4 |
| 3 | 7 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 42.00 |
| 8/11/97 | Dola | CYSC |
| 1 |
|  | 8 |
|  | 9 | 7.75 | $77.50 | $ - | $449.50 | 0.00 | 69.75 |
| 8/11/97 | Dola | CYSC |
| 1 |
| 17 |
| 18 | 5.00 | $50.00 | $ - | $0.00 | 85.00 | 90.00 |
| 8/11/97 | Elk | CYSC |
|  | 3 |
| 2 | 5 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 30.00 |
| 8/12/97 | Dola | CYSC |
| 1 | 1 |
| 7 |
|  | 9 | 7.75 | $77.50 | $ 155.00 | $393.31 | 0.00 | 69.75 |
| 8/12/97 | Dola | CYSC |
| 1 |
| 17 |
| 18 | 5.00 | $50.00 | $ - | $0.00 | 85.00 | 90.00 |
| 8/12/97 | Dola | CYSC |
|  | 3 |
| 2 | 5 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 30.00 |
| 8/13/97 | Dola | CYSC |
|  | 3 |
| 2 | 5 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 30.00 |
| 8/13/97 | Dola | CYSC |
| 1 |
|  | 8 |
|  | 9 | 7.75 | $77.50 | $ - | $449.50 | 0.00 | 69.75 |
| 8/14/97 | Dola | CYSC |
| 1 |
|  | 7 |
|  | 8 | 7.75 | $77.50 | $ - | $393.31 | 0.00 | 62.00 |
| 8/14/97 | Dola | CYSC |
| 17 |
| 17 | 5.00 | $0.00 | $ - | $0.00 | 85.00 | 85.00 |
| 8/14/97 | Dola | CYSC |
|  | 3 |
| 2 | 5 | 6.00 | $0.00 | $ 360.00 | $0.00 | 0.00 | 30.00 |
| 8/27/97 | Elk | CYSC |
| 1 |
| 15 |
| 16 | 2.00 | $20.00 | $ - | $0.00 | 30.00 | 32.00 |
| 8/27/97 | Elk | CYSC |
| 1 |
| 1 | 0.50 | $5.00 | $ - | $0.00 | 0.00 | 0.50 |
| 8/28/97 | Elk | CYSC |
| 1 |
| 15 |
| 16 | 1.00 | $10.00 | $ - | $0.00 | 15.00 | 16.00 |
| 8/28/97 | Elk | CYSC |
| 1 |
| 1 | 1.50 | $15.00 | $ - | $0.00 | 0.00 | 1.50 |
| 8/29/97 | Dola | CYSC |
|  | 1 |
|  | 16 |
| 17 | 4.00 | $0.00 | $ 80.00 | $0.00 | 64.00 | 68.00 |
| 9/8/97 | Dola | CYSC |
| 1 |
| 1 |
| 17 |
| 19 | 4.50 | $45.00 | $ - | $0.00 | 76.50 | 85.50 |
| 9/9/97 | Elk | CYSC |
| 1 |
| 1 |
| 17 |
| 19 | 4.50 | $45.00 | $ - | $0.00 | 76.50 | 85.50 |
| 9/10/97 | Elk | CYSC |
| 1 |
| 17 |
| 18 | 4.50 | $45.00 | $ - | $0.00 | 76.50 | 81.00 |
| 9/11/97 | Dola & Airstrip | CYSC |
| 1 |
| 16 |
| 17 | 4.00 | $40.00 | $ - | $0.00 | 64.00 | 68.00 |
| 9/22/97 | L. Dola | CYSC |
| 1 |
| 1 |
| 16 |
| 18 | 4.00 | $40.00 | $ - | $0.00 | 64.00 | 72.00 |
| 9/25/97 | Elk | CYSC |
| 1 |
| 17 |
| 18 | 1.00 | $10.00 | $ - | $0.00 | 17.00 | 18.00 |
| 7/3197 | Dola | CYSC |
|  | 4 |
| 2 | 6 | 6.00 | $0.00 | $ 480.00 | $0.00 | 0.00 | 36.00 |
|  | SUBTOTAL |
|  | $3,335.00 | $ 22,975.00 | $15,770.56 |
| 6048.00 |
| 9/23/97 | Prairie Ck | DIFU | 1 | 1 |
| 1 |
| 2 | 0.50 | $5.00 | $ - | $0.00 | 0.00 | 1.00 |
| 3/27/97 | Soc Road | DIPU |
| 1 |
| 1 | 2.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
|  | SUBTOTAL |
|  | $25.00 |
| 3.00 |
| 7/8/97 | BHR @ LBJ | DIPU |
|  | 3 |
|  | 3 | 5.00 | $0.00 | $ 300.00 | $0.00 | 0.00 | 15.00 |
| 7/14/97 | Wolf Creek School | DIPU | 300 | 1 |
| 10 |
| 11 | 1.00 | $10.00 | $ - | $0.00 | 0.00 | 11.00 |
|  | SUBTOTAL |
|  | $10.00 | $ 300.00 |
|  | 26.00 |
| 4/22/97 | Freshwater | ERLU | 1500 | 2 |
| 14 |
| 16 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 16.00 |
|  | SUBTOTAL |
|  | $20.00 |
| 16.00 |
| 6/24/97 | PrCk roadside/bridge | FOVU | 50 | 2 |
| 2 | 2.00 | $40.00 | $ - | $0.00 | 0.00 | 4.00 |
| 6/26/97 | PrCk roadside/bridge | FOVU | 200 | 2 |
| 2 | 4.00 | $80.00 | $ - | $0.00 | 0.00 | 8.00 |
|  | SUBTOTAL |
|  | $120.00 |
| 12.00 |
| 2/3/97 | Marshall Pond | HEHE |
| 1 | 1 |
|  | 15 |
| 17 | 6.50 | $65.00 | $ 130.00 | $0.00 | 97.50 | 110.50 |
| 2/4/97 | Marshall Pond | HEHE |
| 1 | 2 |
|  | 17 |
| 20 | 6.50 | $65.00 | $ 260.00 | $0.00 | 110.50 | 130.00 |
| 2/5/97 | Marshall Pond | HEHE |
| 1 | 2 |
|  | 17 |
| 20 | 3.00 | $30.00 | $ 120.00 | $0.00 | 51.00 | 60.00 |
| 2/5/97 | Marshall Pond | HEHE |
| 1 | 2 |
|  | 3 | 3.50 | $35.00 | $ 140.00 | $0.00 | 0.00 | 10.50 |
| 2/6/97 | Marshall Pond | HEHE |
| 1 | 2 |
|  | 17 |
| 20 | 6.50 | $65.00 | $ 260.00 | $0.00 | 110.50 | 130.00 |
| 2/7/97 | Marshall Pond | HEHE |
| 1 |
| 1 | 2.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
| 2/19/97 | Marshall Pond | HEHE |
| 1 | 2 |
| 5 | 8 | 3.00 | $30.00 | $ 120.00 | $0.00 | 0.00 | 24.00 |
| 5/28/97 | SOC Road | HEHE |
|  | 2 |
|  | 2 | 8.00 | $0.00 | $ 320.00 | $0.00 | 0.00 | 16.00 |
| 5/29/97 | SOC Road | HEHE |
|  | 2 |
|  | 2 | 8.00 | $0.00 | $ 320.00 | $0.00 | 0.00 | 16.00 |
|  | SUBTOTAL |
|  | $310.00 | $ 1,670.00 |
|  | 499.00 |
| 2/6/97 | Marshall Pond | ILAQ | 2 |
| 1 |
|  | 2 |
| 3 | 0.25 | $0.00 | $ 5.00 | $0.00 | 0.50 | 0.75 |
|  | SUBTOTAL |
| $ 5.00 |
|  | 0.75 |
| 4/28/97 | C-line | PIRA | 20 |
| 3 |
|  | 3 | 2.50 | $0.00 | $ 150.00 | $0.00 | 0.00 | 7.50 |
| 4/29/97 | C-line | PIRA | 7 |
| 2 |
|  | 2 | 1.00 | $0.00 | $ 40.00 | $0.00 | 0.00 | 2.00 |
|  | SUBTOTAL |
| $ 190.00 |
|  | 9.50 |
| 7/23/97 | Freshwater | SEJA | 20 | 2 |
| 2 | 1.00 | $20.00 | $ - | $0.00 | 0.00 | 2.00 |
|  | SUBTOTAL |
|  | $20.00 | $ 380.00 |
|  | 2.00 |
| 2/25/97 | B-Mill | SEMI |
| 1 | 3 |
| 4 | 8 | 1.50 | $15.00 | $ 90.00 | $0.00 | 0.00 | 12.00 |
| 3/14/97 | B-Mill | SEMI |
| 1 | 2 |
| 1 | 4 | 8.00 | $80.00 | $ 320.00 | $0.00 | 0.00 | 32.00 |
| 3/19/97 | B-Mill | SEMI |
| 1 | 2 |
| 1 | 4 | 6.00 | $60.00 | $ 240.00 | $0.00 | 0.00 | 24.00 |
|  | SUBTOTAL |
|  | $155.00 | $ 650.00 |
|  | 68.00 |
| 5/27/97 | SOC | SIMA | 100 | 2 |
| 2 | 2.00 | $40.00 | $ - | $0.00 | 0.00 | 4.00 |
| 7/3/97 | Long Ridge Barn | SIMA |
| 1 | 5 |
|  | 6 | 3.00 | $30.00 | $ 300.00 | $0.00 | 0.00 | 18.00 |
|  | SUBTOTAL |
|  | $70.00 | $ 300.00 |
|  | 22.00 |
|  | TOTALS |
|  | 130 | 249 | 107 | 391 | 431 | 115 | 1423 | 768.5 | $ 5,007.50 | $ 26,770.00 | $15,770.56 | 1995.50 | 3244.25 |
|  | NPS | $ 31,777.50 |
|  | CCC | $15,770.56 |
|  | CDF | $1,300.00 |
|  | TOTAL | $48,848.06 |