ATTACHMENT J-1

SPACE FLIGHT OPERATIONS CONTRACT

SCOPE OF WORK

ATTACHMENT J-1-A

SPACE FLIGHT OPERATIONS CONTRACT

STATEMENT OF WORK

1.0 SPACE FLIGHT OPERATIONS CONTRACT

1.1 PROGRAM AND BUSINESS MANAGEMENT

1.1.1 PROGRAM MANAGEMENT

1.1.1.1 PLANNING

1.1.1.2 MANAGEMENT REVIEWS

1.1.1.2.1 CONTRACT MANAGEMENT REVIEWS

1.1.1.2.2 PROGRAM REVIEWS

1.1.1.2.3 FLIGHT READINESS

1.1.1.3  RESERVED

1.1.1.4 RISK MANAGEMENT

1.1.1.5 NEW TECHNOLOGY

1.1.2 FINANCIAL RESOURCES AND PERFORMANCE MANAGEMENT

1.1.2.1 FINANCIAL RESOURCES MANAGEMENT

1.1.2.2 PERFORMANCE MEASUREMENT

1.1.3 CONTRACT MANAGEMENT

1.1.3.1 PRIME CONTRACT MANAGEMENT

1.1.3.2 SUBCONTRACT MANAGEMENT	6

1.1.4 INFORMATION AND DOCUMENT MANAGEMENT

1.1.4.1 INFORMATION MANAGEMENT

1.1.4.2 DOCUMENT MANAGEMENT	7

1.1.4.3 YEAR 2000 COMPLIANCE

1.1.5 CONFIGURATION AND VERIFICATION MANAGEMENT

1.1.5.1 CONFIGURATION MANAGEMENT

1.1.5.2 VERIFICATION MANAGEMENT

1.1.6 GOVERNMENT FACILITY, PROPERTY AND SECURITY MANAGEMENT

1.1.6.1   FACILITY MANAGEMENT

1.1.6.2   PROPERTY MANAGEMENT

1.1.6.3   SECURITY AND TECHNOLOGY PROTECTION MANAGEMENT

1.1.7 MANIFESTS AND SCHEDULES

1.2 SYSTEM AND CARGO INTEGRATION

1.2.1 ENGINEERING

1.2.1.1 POST FLIGHT ANALYSIS

1.2.1.2 ASCENT MARGINS ASSESSMENT

1.2.1.3 CARGO INTEGRATION ENGINEERING ANALYSIS

1.2.1.4 CARGO INTEGRATION HARDWARE

1.2.1.5 CONFIGURATION ENGINEERING

1.2.1.6 LAUNCH SYSTEMS EVALUATION ADVISORY TEAM (LSEAT) CONFIGURATION AND DATABASE MAINTENANCE

1.2.1.7 RESERVED

1.2.2 INTEGRATION

1.2.2.1 INTEGRATED MASS PROPERTIES

1.2.2.2 TRAJECTORY DESIGN DATA PACKAGES (TDDP)

1.2.2.3 FLIGHT DESIGN INTEGRATION

1.2.2.4 ENGINEERING INTEGRATION PLAN (PIP) ANNEXES

1.2.2.5 ELEMENT INTERFACE CONTROL DOCUMENT (ICD)

1.2.2.6 PAYLOAD UNIQUE ICD’s

1.2.2.7 PAYLOAD OMRS TEST REQUIREMENTS

1.2.2.8 TECHNICAL INTEGRATION ANALYSIS

1.2.2.9 RESERVED

1.2.2.10 INTEGRATED AVIONICS

1.2.2.11 SSV DATABOOKS	21

1.2.3 PROJECT INTEGRATION LIAISON

1.2.4 RESERVED

1.3 SAFETY, MISSION ASSURANCE AND PRODUCT AWARENESS	23

1.3.1 SAFETY

1.3.1.1 SYSTEMS SAFETY

1.3.1.2 OPERATIONS SAFETY

1.3.2 RELIABILITY AND MAINTAINABILITY

1.3.3 QUALITY ASSURANCE

1.3.3.1 PRODUCT AND SERVICE QUALITY

1.3.3.2 PROCESS QUALITY

1.4 FLIGHT ELEMENTS

1.4.1 ORBITER

1.4.1.1 MISSION AND TURNAROUND REQUIREMENTS

1.4.1.1.1 MEDS OPERATIONAL SUPPORT	34

1.4.1.1.2 MEDS OEM HARDWARE ENGINEERING SUPPORT	34

1.4.1.2 ORBITER LOGISTICS

1.4.1.3 ORBITER TURNAROUND PROCESSING

1.4.1.4 ORBITER FERRY OPERATIONS

1.4.1.5 ORBITER HARDWARE PRODUCTION

1.4.1.5.1 RESERVED.

1.4.1.5.2 HARDWARE, MODIFICATIONS, AND SUPPORT

1.4.1.5.3 ORBITER OMDP

1.4.1.5.4 ORBITER/EXTERNAL TANK UMBILICALS

1.4.1.5.5 CAPABILITY DEVELOPMENT	40

1.4.2 SOLID ROCKET BOOSTER (SRB)	40

1.4.2.1 SRB ELEMENT PROCESSING	40

1.4.2.1.1  MULTIPLEXER -DEMULTIPLEXER (MDM) DEVELOPMENT 	40

1.4.2.2 SRB HARDWARE/SYSTEMS ASSEMBLY AND REFURBISHMENT	40

1.4.2.2.1 Cable Tests…………………………………………………………………………..…40

1.4.2.3 SRB STAND ALONE LOGISTICS	40

1.4.2.3.1 Cable Quantities……….……………………………………………………………….40

1.4.2.4 INTEGRATED LOGISTICS	40

1.4.2.5 SRB FLIGHT SYSTEMS DESIGN RESPONSIBILITY	41

1.4.2.6 SRB ELEMENT PROCESSING, GROUND SYSTEMS DESIGN RESPONSIBILITY 	42

1.4.2.7 SRB HARDWARE/SYSTEMS ASSEMBLY AND REFURBISHMENT, GROUND SYSTEMS DESIGN RESPONSIBILITY	42

1.4.2.8 SRB RECOVERY OPERATIONS	42

1.4.2.9 RSRM STATIC FIRING SUPPORT	42

1.4.2.10 SRB MODIFICATIONS	42

1.4.2.11 SRB FACILITY TOOLING, EQUIPMENT, AND MINOR CONSTRUCTION, ALTERATION, AND REPAIR (MCAR)	43

1.4.2.12 ACQUISITION SUPPORT	43

1.4.3 FLIGHT SOFTWARE	43

1.4.3.1 ORBITER AND BFS FLIGHT SOFTWARE PROCESSING AND TOOLS	43

1.4.3.2 FLIGHT SOFTWARE TESTING	44

1.4.3.3 AVIONICS AND SOFTWARE SYSTEM SUPPORT	45

1.4.3.4 BFS FLIGHT SOFTWARE RECONFIGURATION	47

1.4.3.5 BFS FLIGHT SOFTWARE MODIFICATIONS	48

1.4.3.6 FLIGHT OPERATIONS SUPPORT	49

1.4.3.7 PASS FLIGHT SOFTWARE PROCESSING	49

1.4.3.8 PASS FLIGHT SOFTWARE TOOLS	50

1.4.3.9 PASS FLIGHT SOFTWARE IMPLEMENTATION	51

1.4.3.10 PASS FLIGHT SOFTWARE RECONFIGURATION AND MMU INTEGRATION	52

1.4.3.11 GROUND FACILITY DATA PROCESSING SYSTEM	53

1.4.3.12 PASS FLIGHT SOFTWARE MAINTENANCE	53

1.4.3.13 MEDS MODIFICATION AND MAINTENANCE	54

1.4.3.14 MEDS SOFTWARE TEST OPERATIONS SUPPORT	55

1.4.3.15 PORTABLE COMPUTER SOFTWARE SYSTEMS FOR SPACEFLIGHT	56

1.4.3.16 VEHICLE AND PAYLOAD DATA COLLECTION/RECONFIGURATION	56

1.4.3.17  SHUTTLE AVIONICS INTEGRATION LABORATORY (SAIL)	57

1.4.4 EXTERNAL TANK (ET)	59

1.4.4.1 ET ELEMENT PROCESSING	60

1.4.4.2 ET LOGISTICS	60

1.4.4.3 RESERVED	60

1.4.4.4 ET TRANSPORTATION	60

1.4.4.5 ET MODIFICATIONS	60

1.4.4.6 RESERVED	61

1.4.4.7 ET TRANSITION PLAN	61

1.4.5 REUSABLE SOLID ROCKET MOTOR (RSRM)	61

1.4.5.1 RSRM ELEMENT PROCESSING	61

1.4.5.2 RSRM LOGISTICS	61

1.4.5.3 RSRM RECOVERY OPERATIONS	62

1.4.5.4 RESERVED	62

1.4.5.5 RSRM MODIFICATIONS	62

1.4.5.6 RESERVED	62

1.4.5.7 RSRM TRANSITION PLAN	62

1.4.6 SPACE SHUTTLE MAIN ENGINE (SSME)	62

1.4.6.1 SSME ELEMENT PROCESSING	62

1.4.6.2 SSME LOGISTICS	62

1.4.6.3 SSME LANDING OPERATIONS	63

1.4.6.4 RESERVED	63

1.4.6.5 SSME MODIFICATIONS	63

1.4.6.6 RESERVED	63

1.4.6.7 SSME TRANSITION PLAN	63

1.4.7 RESERVED	64

1.4.8 RESERVED	64

1.4.9 EXTRAVEHICULAR ACTIVITY (EVA) AND FLIGHT CREW EQUIPMENT	64

1.4.9.1 ELEMENT PROCESSING	64

1.4.9.2 EVA AND FLIGHT CREW EQUIPMENT LOGISTICS	65

1.4.9.3 TRAINING HARDWARE PROCESSING	66

1.4.9.3.1 MAINTENANCE AND REPAIR OF NBL TRAINING TOOLS	66

1.4.9.4 SHUTTLE REMOTE MANIPULATOR SYSTEM (SRMS) PROCESSING	66

1.5 INTEGRATED LAUNCH & LANDING OPERATIONS	66

1.5.1 VEHICLE INTEGRATION	68

1.5.1.1 ELEMENT/CARGO PLANNING & INTEGRATION	68

1.5.1.2 PAYLOAD INSTALLATION AND TESTING	69

1.5.1.3 INTEGRATED TEST EXECUTION	69

1.5.2 LAUNCH PREPARATIONS	69

1.5.2.1 LAUNCH REQUIREMENTS	69

1.5.2.2 LAUNCH PLANNING	69

1.5.2.3 LAUNCH TEAM TRAINING	69

1.5.2.4 LAUNCH READINESS	70

1.5.3 LAUNCH EXECUTION	70

1.5.3.1 RESERVED	70

1.5.3.2 LAUNCH OPERATIONS	70

1.5.4 POST LAUNCH	71

1.5.4.1 INTEGRATED LANDING OPERATIONS	71

1.5.4.2 MISSION SUPPORT	71

1.5.4.3 PAYLOAD ELEMENT REMOVAL	72

1.5.4.4 SOLID ROCKET BOOSTER & REUSABLE SOLID ROCKET MOTOR RECOVERY & DISASSEMBLY	72

1.5.5 SYSTEMS, FACILITIES AND EQUIPMENT	72

1.5.5.1 OPERATIONS	72

1.5.5.2 MAINTENANCE	73

1.5.5.3 SUSTAINING ENGINEERING	74

1.5.5.4 LOGISTICS	75

1.5.5.4.1 ACQUISITION	75

1.5.5.4.2 MATERIAL MANAGEMENT	76

1.5.5.4.3 SUPPORT	77

1.6 FLIGHT OPERATIONS	77

1.6.1 TRAINING	78

1.6.1.1 TRAINING ADMINISTRATION AND MANAGEMENT	79

1.6.1.1.1 TRAINING RECORDS	79

1.6.1.1.2 CURRICULUM AND LESSON DEVELOPMENT	79

1.6.1.1.3 TRAINING SCHEDULING	80

1.6.1.1.4 INSTRUCTORS	80

1.6.1.2 FLIGHT CONTROLLER TRAINING	80

1.6.1.3 FLIGHT CREW TRAINING	81

1.6.1.4 FLIGHT TRAINING HARDWARE	82

1.6.2 FLIGHT PREPARATION	82

1.6.2.1 FLIGHT RULES/OPERATIONS DOCUMENTATION/FLIGHT DATA FILE (FDF)	83

1.6.2.1.1 FLIGHT RULES	83

1.6.2.1.2 OPERATIONS DOCUMENTATION	83

1.6.2.1.3 FLIGHT DATA FILE AND OPERATIONS DATA FILE (ODF)	83

1.6.2.2 FLIGHT DESIGN	84

1.6.2.2.1 FLIGHT DESIGN REQUIREMENTS	84

1.6.2.2.2 FLIGHT DESIGN PRODUCTS	84

1.6.2.2.3 FLIGHT DESIGN SOFTWARE	85

1.6.2.3 FLIGHT PLANNING	85

1.6.2.4 PAYLOAD INTEGRATION	86

1.6.2.5 FLIGHT CREW	86

1.6.2.5.1 PROGRAM REQUIREMENTS DEVELOPMENT/CHANGE TECHNICAL ASSESSMENTS	87

1.6.2.5.2 SHUTTLE-MIR DOCKING INTEGRATION	88

1.6.2.5.3 SHUTTLE LANDING AND ROLLOUT TECHNIQUE DEVELOPMENT	88

1.6.2.5.4 FLIGHT CREW EQUIPMENT (FCE) INTEGRATION	88

1.6.2.5.5 OPERATIONS DEVELOPMENT FOR ISS	89

1.6.2.5.5.1 FLIGHT CREW TRAINING DEVELOPMENT	89

1.6.2.5.5.2 FLIGHT CREW SUPPORT	89

1.6.2.5.5.3 ISS ASSEMBLY, SYSTEM AND UTILIZATION OPERATIONS ASSESSMENT AND TESTING	89

1.6.2.5.5.4 RESERVED	90

1.6.2.5.5.5 COMMON DISPLAY DEVELOPMENT	90

1.6.2.5.5.6 ASTRONAUT ANALYSIS AND INTEGRATION TEAM (AIT)	90

1.6.2.5.5.7 RESERVED	90

1.6.2.5.6 SHUTTLE/ISS INTEGRATION	90

1.6.2.5.7 LIBRARY, DATABASE, AND DOCUMENTATION MAINTENANCE	90

1.6.2.6 CREW/VEHICLE INTEGRATION AND TESTING	90

1.6.2.7 DATA COLLECTION/ RECONFIGURATION	91

1.6.2.8 PCS PROJECT SUPPORT	92

1.6.3 RESERVED	92

1.6.4 FLIGHT OPERATIONS SYSTEMS AND EQUIPMENT	92

1.6.4.1 MISSION CONTROL CENTER (MCC)	96

1.6.4.1.1 MCC-OSHA STANDARDS	96

1.6.4.1.2 APOLLO MOCR	97

1.6.4.2 INTEGRATED TRAINING FACILITY (ITF)	97

1.6.4.3 INTEGRATED PLANNING SYSTEM (IPS)	97

1.6.4.4 SOFTWARE PRODUCTION FACILITY (SPF)	97

1.6.4.4.1 DATA RECONFIGURATION (SPF UNIQUE)	98

1.6.4.4.2 SPF-UNIQUE INSTALLATION SERVICES	98

1.6.4.5 SHUTTLE AVIONICS INTEGRATION LABORATORY (SAIL)	98

1.6.4.5.1 SAIL UNIQUE MAINTENANCE	98

1.6.4.5.2 SAIL INTEGRATED OPERATIONS	98

1.6.4.6 RESERVED	98

1.6.4.7 RESERVED	98

1.6.4.8 RESERVED	98

1.6.4.9 OPERATIONS SUPPORT SYSTEMS	98

1.6.5 NASA MANAGED MISSION EXECUTION SUPPORT	98

1.6.5.1 FLIGHT SYSTEMS	99

1.6.5.2 FLIGHT PLANNING/PAYLOADS/ASSEMBLY	100

1.6.5.3 FLIGHT DESIGN AND DYNAMICS	101

1.6.5.4 FLIGHT OPERATIONS DEVELOPMENT	101

1.7 NASA MANAGED ACTIVITIES	101

1.7.1 DEVELOPMENT	101

1.7.1.1 KSC SHUTTLE DEVELOPMENT ACTIVITIES	102

1.7.1.2 KSC CONSTRUCTION OF FACILITIES (CofF) ACTIVITIES	102

1.7.2.5.1  ISS CARGO CONFIGURATION REQUIREMENTS	102

1.7.2.5.2  ISS CARGO UNIQUE ICD’S	102

1.7.3 ISSPO SUPPORT	102

1.7.4 PROGRAM REIMBURSEABLES	103

1.7.5 SRB DEVELOPMENT ACTIVITIES	103

1.8 INTERNATIONAL SPACE STATION PROGRAM (ISSP)	103

1.8.1 ISSP MANAGEMENT INFORMATION SYSTEMS	103

1.8.2 ISS SAFETY AND MISSION ASSURANCE (S&MA)	104

1.8.3 ISS CONFIGURATION MANAGEMENT	104

1.8.4 ISS SUSTAINING ENGINEERING (SE) - HARDWARE HISTORY RETRIEVAL SYSTEM (HHRS)	104

1.8.5 ISS MEETING/MISSION EVALUATION ROOM (MER) SUPPORT	105

1.8.6 ISS LOGISTICS AND MAINTENANCE (L&M)	105

2.0  SPACE SHUTTLE UPGRADES DEVELOPMENT (SSUD)	106

2.1  PROGRAM AND BUSINESS MANAGEMENT	106

2.2  SYSTEMS ENGINEERING AND INTEGRATION	106

2.3  CHANGE IMPACT ASSESSMENT	106

2.4  COCKPIT AVIONICS UPGRADE PHASE II	107

2.5  EAPU	107

2.5 1 EAPU Phase III	107

2.5.2 EAPU Phase IIIA…………………………………………………………………………………..107

2.6  THRUST VECTOR CONTROL (TVC) UPGRADE	107

2.6.1 THRUST VECTOR CONTROL (TVC) UPGRADE PHASE II, FORMULATION	107

2.7  KU-BAND COMMUNICATION SYSTEM	108

2.8 RENDEZVOUS PROXIMITY SENSOR SYSTEM PRE-FORMULATION..…….……………. 108

2.9 Communication and Tracking System	108

2.11 AVIONICS INSTRUMENTATION SYSTEM (AIS) 	108

2.12 COMMAND RECEIVER DECODER (CRD) PRODUCTION	108

2.13  ALTITUDE SWITCH ASSEMBLY (ASA) DESIGN, DEVELOPMENT QUALIFICATION & PRODUCTION	108

2.14  X-Ray Exposure Cell Phase I	109

2.15  Small Boat Davit System	109

2.16 Enhanced Diver Operated Plug	109

2.17  Real Time Visualization	109

2.18 Virtual Reality Simulations – Orbiter Temporary Access Improvements (IES project)	113

2.19 Anti-Roll System	114

2.20 Oxygen Enriched Air (NITROX)	114

2.21 Task Analysis Tool Development	114

2.22 New Hypalon Paint Formulation Qualification (IES)…………………………………………....114

2.25 Supportability Infrastructure Upgrade Studies…………………………………………………..115

2.25.1 Refurbish FSS & RSS, Pads A & B .……………..………………………………...………….115

2.25.2 Upgrade Orbiter Weather Protection for –Y and +Y Sides, Pads A & B. ………….………115

2.25.3  Rebuild White Room/Orbiter Access Arms, Pads A & B……………………………...…….115

2.26    CPA # MSFC-080 – IEA Supportability Upgrade, Implementation Phase..…….…...…….115

2.27    Advanced Health Management System (AHMS) Upgrades ………..…….…...………..….115

2.27.1  AHMS Phase 1	116

2.27.2  AHMS Phase 2A	116

2.27.3  AHMS Phase 2B.1	116

# 1.0	SPACE FLIGHT OPERATIONS CONTRACT

This Statement of Work (SOW) defines the tasks to be performed by the contractor, including management and integration of efforts to be performed by subcontractors.  The scope of work to be performed under this contract consists of overall responsibility as the prime contractor to include all Space Shuttle Program (SSP) and International Space Station Program (ISSP) activities defined herein.  This required work shall be performed so that all missions manifested by NASA (or to be manifested within the period of performance, including any options exercised), as specified in Table 1, are successfully accomplished.

Table 1

SPACE TRANSPORTATION SYSTEM MANIFESTED FLIGHTS

Refer to the current version (and subsequent revisions) of National Aeronautics and Space Administration (NASA) Space Transportation System (NSTS) 07700-VOL-III, Space Shuttle Flight Definition and Requirements Directive and NSTS 08178, SSP Schedules for:

o  Overall flight definition and planning guidelines

o  Near-term flight assignments, characteristics, and configuration

o  Flight preparation configuration freeze point definitions

o  Follow-on flight rate requirements by fiscal year

o  Required capability enhancements in support of flight missions

o  Orbiter Maintenance and Down Period (OMDP) Schedule

Refer to the current version (and subsequent revisions) of ISSP Implementation Plan 50200-02, Vol. II.

The contractor shall perform all work during the contract period necessary and appropriate to support scheduled missions pursuant to the mission profile set forth on Table 1.  However, in the accomplishment of the flights specified in Table 1, events are anticipated and historically supported which will cause a reasonable variation in the manifest (reference clause H.33, Launch Schedule Variations).

The Space Shuttle Vehicle (SSV) elements for which the contractor has overall responsibility consist of the fleet of Orbiter Vehicles; the Solid Rocket Boosters (SRB’s) and Reusable Solid Rocket Motors (RSRM’s); the External Tank (ET); the Space Shuttle Main Engines (SSME’s); Flight Crew Equipment; ground support systems, flight software, and integration of payloads manifested by NASA.

In carrying out its responsibilities under this contract, the contractor shall maintain the current conformance with the program description and requirements of the NSTS 07700 series of documentation, and the derivatives thereto, the ISSP Joint Management Plans (JMP), the ISSP Concept of Operations & Utilization (COU) series of documentation, the Space Station Implementation Plan (SPIP) series of documentation, and the applicable documents defined in the SOW.

## 1.1	PROGRAM AND BUSINESS MANAGEMENT

This section defines the program and business management tasks that are to be performed by the contractor in order to develop and deliver the required SSP and ISSP operations services.  The contractor is to effect these management functions through management approach, organization, and controls that are determined by the contractor to be optimum.  The contractor shall provide and maintain  program management systems, as outlined below, for the planning, organization, control, and reporting of all activities required by this contract.  These systems shall be adequate to assure accomplishment of program technical and schedule requirements, and cost objectives.

### 1.1.1	PROGRAM MANAGEMENT

The contractor shall provide for planning, management reviews, manifests & schedules, and risk management in support of contract requirements.

#### 1.1.1.1	PLANNING

The contractor shall provide and maintain a Management Plan (DR. 1.1.1.1-a).  The contractor’s management structure shall fully integrate all related plans and systems, including those of subcontractors and major vendors.  The plan shall address the systems, functions, and data requirements described in this SOW.

The contractor shall provide the Work Breakdown Structure (WBS) (DR 1.1.1.1-b).  This WBS shall serve as the framework for contract planning, budgeting, cost reporting and schedule status to the NASA.  Major elements of subcontracted work shall be identified in the WBS.

The contractor shall produce and maintain a strategic Space Flight Operations transition plan (DR 1.1.1.1-c).  This planning activity shall provide strategies and schedules for effecting transition, and the contractor’s metrics for determining the effectiveness of the transition for all Space Flight Operations elements and functions including the transition from the existing contractor/government relationship and responsibilities to the contractor’s planned approach to manage this contract.  The plan shall include the approach for increasing the contractor’s accountability by translating NASA requirements into auditable plans, system procedures and work instructions.  The contractor shall provide pre-transition contract programmatic assessment, and process evaluation/integration associated with Phase II contracts listed in Attachment J-1-C.  In addition to its annual update, DRD 1.1.1.1-c will be updated upon transition of any Phase II contract (see Clause H.30).

In order to establish a baseline, the contractor shall provide controlled work characterization descriptions as described in DR 1.1.1.1-f and DR 1.1.1.1-j.

The contractor shall provide master planning and space utilization for assigned areas of responsibility.

A privatization development plan shall be provided describing a general approach for potential involvement in providing SSP and ISSP type operations services to other customers and the business approach for potential commercial customers of the SSP (DR 1.1.1.1-d).

The contractor shall develop and update plans for contingency situations (DR 1.1.1.1-e).  These plans shall include planning for natural disasters;  launch delay situations, off nominal  landings, major  hardware failure safing/recovery situations and crew evacuations.  A current list of contingency plans is included in Exhibit 1.1.1.1.

The Contractor shall provide white papers detailing significant program management decisions in accordance with the scope and requirements of DR 1.1.1.1-k

#### 1.1.1.2	MANAGEMENT REVIEWS

##### 1.1.1.2.1	CONTRACT MANAGEMENT REVIEWS

The Contractor shall conduct Contract Management Reviews (CMR) to provide NASA with current status of the contractor’s financial, work force, and technical activities.  CMR’s shall be conducted in accordance with an agreed to schedule.

##### 1.1.1.2.2	PROGRAM REVIEWS

The contractor shall participate in and support program meetings and reviews.  This shall include presentations covering the contractor’s areas of responsibility; identification of impacts due to proposed requirements changes; the planning and implementation of the program meetings and reviews; and the coordination and resolution of action items with NASA and other contractor representatives.  Examples of these meetings and reviews are:  Flight Readiness Review (FRR), the Prelaunch MMT Review, program level control/change boards, anomaly resolution meetings, and government and non-contractor design reviews that impact the contractor’s area of responsibility.  The Contractor will provide an off-site conference facility at JSC capable of supporting multiple simultaneous meetings and teleconferences.  The facility must have the capacity to support at least one teleconference accommodating 150 participants.

##### 1.1.1.2.3	FLIGHT READINESS

The Contractor shall review flight preparations to ensure flight readiness in accordance with NSTS 08117, Requirements and Procedures for Certification of Flight Readiness, and SSP 50108, Certification of Flight Readiness for Space Station.  The contractor shall develop and implement an auditable approach to verify and ensure that flight preparation responsibilities and requirements are met and all problems dispositioned.  This approach shall include as a minimum open item reviews, Flight Readiness Reviews (FRRs), prelaunch MMT Reviews, pre-test briefings, and presentation of an integrated SFOC Certificate of Flight Readiness (CoFR) endorsement.  This CoFR shall be prepared in accordance with DRD 1.1.1.2.3 and will include readiness statements that cover all processes and products required to satisfy the contractor’s responsibilities and readiness to support launch, mission, and landing operations as defined in the above referenced documents.

#### 1.1.1.3		Reserved

#### 1.1.1.4	RISK MANAGEMENT

The contractor shall develop a risk management plan (DR 1.1.1.4-a) which details how the contractor will integrate safety, reliability, maintainability and quality issues and correlate those issues with cost, schedule and probability of mission success such that the contractor routinely considers risk in the planning and day-to-day decision making processes.  The contractor shall provide a risk assessment (DR 1.1.1.4-b) with the complete relationship of the assurance issues (safety, reliability, maintainability and quality) to program goals (cost, schedule and mission success) with each topic and issue brought to program management for resolution.  The risk assessment shall include the contractor’s recommended means to mitigate the risk.

The contractor shall report to the government all anomalies that potentially impact or constrain flight or key processing milestones and anomalies that represent safety, mission success, major program schedule milestones, or cost risks to the government.  The contractor shall obtain government approval of out-of-family anomaly dispositions (DR 1.1.1.4-c) which are defined as anomalies which involve one or more of the following:

-	involve the first-time occurrence of a failure mode

-	limit hardware life

-	restrict hardware or software use

-	affect the performance or reliability of safety or mission success critical hardware functions

-	affect hazard control

-	result in a weight change in excess of 2 pounds (equivalent weight to orbit)

-	affect flight or ground operating procedures that are controlled by the government

-	change software or hardware configuration

-	allow use of hardware that does not meet performance specifications, exceeds certification limits, or surpasses time, age, or cycle life limits (waivers/exceptions)

-	close or defer resolution of an unexplained anomaly

-	requires government design element analysis or assistance

-	affect critical hardware manufacture or repair processes

Required Service:	Reporting anomalies to the appropriate government interface.

Standard:		All anomalies reported in accordance with applicable NSTS 08126 				and SSP 30229 requirements.

MER:			2% of anomalies reported late but in no case greater than 2 day beyond 				specified requirements, and no out-of-family anomalies reported late.

Standard:		All anomalies and non conformances that occur during or constrain 				launch countdown and flight operations reported as soon as practical.

MER:			0%

#### NEW TECNOLOGY

The contractor shall develop, maintain, and operate a new technology program in accordance with NFS clauses 18-52.227-70 and 18-52.227-72 and clause G-15 of the contract.  The contractor shall report new technology in accordance with DRD 1.1.1.1-i.

### 1.1.2	FINANCIAL RESOURCES AND PERFORMANCE MANAGEMENT

The contractor shall provide and maintain a resource management system for the accumulation, documentation, and analysis of cost and work force data.  The resources management system will be the basis for communication with NASA concerning financial planning and control, accounting of accrued expenditures and other liabilities, evaluation of cost performance, and forecasting of cost and work force requirements (reference SOW section 1.1.2.1).  The financial management system shall provide the baseline of financial parameters to be input and assessed in the integrated Performance Measurement System (PMS).

#### 1.1.2.1	FINANCIAL RESOURCES MANAGEMENT

The contractor’s financial reporting (DR 1.1.2.1-a) shall be provided in accordance with NPG 9501.2C.  These financial reporting requirements are applicable to all tiers of subcontractors with annual expenditures of $5 million or more or with a total contract value of $10 million or more.  In addition, the contractor shall provide an on-line database (DR 1.1.2.1-b) accessible to NASA which provides accurate and timely resource information such as resource plans, staffing, and actuals.  The contractor shall manage and control work and resources within discrete program fund sources and program funding levels approved by NASA.

The contractor shall provide financial planning as required to support the  government budget process (i.e., Program Operating Plan [POP] budget calls, monthly operating plan budget calls, and CofF budget calls), and to support special requests for budget impacts.  The format and content of the contractor’s inputs and supporting rationale shall be in accordance with the budget or special request guidelines and reporting format specified by the NASA.

The contractor shall conduct monthly (normally one day prior to the CMR) Resources Management Reviews (RMR) providing NASA with insight into the contractor’s, subcontractors’, and vendors’ overall work progress and financial status.  The contractor shall track and report facilities maintenance costs (DR 1.1.2.1-c), energy utilization and consumption (DR 1.1.2.1-d), on-site and off-site headcount (DR 1.1.2.1-e), and geographical economic impacts (DR 1.1.2.1-f).

#### 1.1.2.2	PERFORMANCE MEASUREMENT

For operations activities, the contractor shall develop and maintain a PMS (DR 1.1.2.2-b).  The level of detail for this system shall be consistent with the maturity and stability of the program elements.  Performance measurement reporting is also required on subcontracts that, based on risk, schedule criticality, or dollar value, have the potential to impact the successful fulfillment of this contract

The contractor shall develop and maintain performance metrics which effectively indicate the level of success in execution of the contract requirements, including definition/development of the metrics, correlation of the metrics to the requirements, and  measurement of management responsiveness to the performance indicated by the metrics.

For development and production efforts which may be authorized in this contract, the contractor shall provide PMS reporting (DR 1.1.2.2-a) in accordance with NMI 9501.1 which correlates work accomplished and actual costs against baseline cost plans and schedules.

A summary of the PMS report shall be provided in the monthly RMR.  The contractor shall provide NASA direct electronic access to the contractor PMS system.  Technical issues and accomplishments, analysis of cost and schedule performance, and corrective actions in problem areas shall be provided.

### 1.1.3	CONTRACT MANAGEMENT

The contractor shall provide overall management of the contract requirements.

#### 1.1.3.1	PRIME CONTRACT MANAGEMENT

The contractor shall perform those tasks associated with administering the contract.

#### 1.1.3.2	SUBCONTRACT MANAGEMENT

The contractor shall accomplish the management and technical control of interdivisional, subcontractor, and major vendor activities required to fulfill the contract.  The plan for managing the subcontract effort is described in the management plan (DR 1.1.1.1-a).

The PMS shall provide appropriate management visibility into all aspects of interdivisional, subcontractor, and major vendor activities and shall be integrated with other required management systems and reporting requirements of the prime contractor.  A system of management reviews and reports shall be incorporated to provide a reliable status of progress and performance measurement.

### 1.1.4	INFORMATION AND DOCUMENT MANAGEMENT

The contractor shall provide information management, and document management in support of contract requirements.

#### 1.1.4.1	INFORMATION MANAGEMENT

The contractor shall develop, maintain, and operate and secure information systems which provide for the management, preparation, publication, control and dissemination of information and data required by this contract.  These systems shall be described in an information management plan (DR 1.1.4.1.-a) and a data management plan (DR 1.1.4.1-e) which define an integrated approach to the information management activities of this contract and include the management of documentation ( in any media ), automated databases, and related products.  The contractor shall describe the areas of the contractor’s internal systems where NASA access will be permitted and shall define access and interface requirements and provide NASA the required training to be able to access and use these systems.  The government systems that are currently being used will be made available to the contractor and are identified in Attachment J-9.

The contractor’s information management activities shall include operating and maintaining a data repository or repositories, as required, for originals in any media including classified and proprietary documents.  The contractor shall maintain files of the documentation required to perform all the tasks in this SOW.  The contractor shall establish a formal documentation release system and a system for rapid retrieval of all records.

The contractor shall establish and implement a program-wide (i.e. contract-wide) information technology (I/T) planning and reporting process (DR 1.1.4.1-b).

#### 1.1.4.2	DOCUMENT MANAGEMENT

The contractor shall maintain accurate originals and shall prepare and distribute NASA approved changes to SSP and operations baseline documentation.  This includes the NSTS 07700 documentation series.

1.1.4.3	YEAR 2000 COMPLIANCE

“Year 2000 compliant,” as used herein, means that the information technology (hardware, software and

firmware, including embedded systems or any other electro-mechanical or processor-based systems used in accordance with its associated documentation) accurately processes date and date-related data (including, but not limited to, calculating, comparing, and sequencing) from, into, and between the twentieth and twenty-first centuries, and the years 1999 and 2000 and leap year calculations, to the extent that other information technology, used in combination with the information technology being acquired, properly exchanges date and date-related data with it.

Any information technology provided, operated and/or maintained under this contract must be Year 2000 compliant.  To ensure this result, the Contractor shall prepare Year 2000  documentation describing how the IT items or services demonstrate Year 2000 compliance.  Clause H.30, Consolidation of Phase II Contract Requirements, contemplates the consolidation of additional contract requirements into this contract over time.    The contractor is not responsible for Year 2000 compliance for the following Phase II contracts:  NAS 8-36200, External Tanks; NAS 8-38100, Reusable Solid Rocket Motors; and, NAS 8-45000, Space Shuttle Main Engines.

Milestones for Renovation, Validation and Implementation:  Any IT determined to be non-Year 2000 compliant shall be replaced, retired, or repaired in accordance with the following schedule:

- “Renovation” includes making and documenting software and hardware changes, developing replacement systems, and decommissioning systems to be retired.  The Contractor must complete renovation of affected software, hardware and firmware by September 30, 1998.

- “Validation” includes unit, integration, system, and end-to-end testing for Year 2000 compliance. The Contractor must complete validation and testing of converted or replaced systems by January 31, 1999.

- “Implementation” includes acceptance testing and integration of converted and replaced systems into a production environment.  The Contractor must complete implementation by March 31, 1999.

At a minimum, the Contractor shall provide documentation, including project plans and status reports, which demonstrate that the Contractor is meeting the milestones listed above.

### 1.1.5	CONFIGURATION AND VERIFICATION MANAGEMENT

The contractor shall provide a configuration management system and a verification management program as described in SOW sections 1.1.5.1 and 1.1.5.2.

#### 1.1.5.1	CONFIGURATION MANAGEMENT

The contractor shall, in accordance with NSTS 07700, provide a configuration management (CM) system including identification, control, verification, and accounting for facilities, hardware and software/firmware for which the contractor is responsible.  The contractor shall also provide configuration management products for the NASA change evaluation and control process. This will include action item status; preparing and coordinating Program Requirements Control Board Directives (PRCBD’s), other program level control/change board directives, and Project level change board directives; maintaining accurate, complete, and current CM data in the appropriate databases to ensure implementation and verification of program direction.  The contractor shall also distribute, coordinate, and track NASA change evaluations for the engineering Directorate.

A configuration management plan shall be provided (DR 1.1.5.1).

#### 1.1.5.2	VERIFICATION MANAGEMENT

The contractor shall implement a verification management program in accordance with NSTS 07700 to ensure hardware/software processing and configuration requirements are accomplished.  A verification management plan shall be provided (DR 1.1.5.2-a).

The contractor shall track, satisfy and verify the flight element processing requirements, integrated processing requirements, flight operations requirements, facilities and systems requirements; and verify that the as built configuration is in accordance with the approved engineering and program direction.  In addition, the contractor shall administer the documentation of requirements in the requirement system.  These requirements are currently managed through such systems as the Operations and Maintenance Requirements Specification Document (OMRSD) system, Baseline Accounting and Reporting System (BARS), Configuration Verification Accounting System (CVAS), MSFC Baseline Accounting and reporting System (MBARS), Mission Requirements Control System (MRCS), Configuration Verification (CV), Problems Action Data System(PADS), Shuttle Integrated Accounting Status System (SIASS), Time, Age, Cycle Control System (TACCS), and Tile Information Processing System (TIPS).

The contractor shall be responsible for the development, implementation, maintenance, and operation of the shuttle configuration requirements application support software databases and systems (e.g. In-Flight Anomalies [IFA], TACCS, Technical Document Management System [TDMS]). The contractor shall provide software and hardware sustaining engineering for client-server based applications (e.g. OMRSCP, DCMS, LMS, CMMDB and WebPCASS) including IT security and Export compliance (DR 1.1.5.2-d).

The contractor shall maintain the configuration requirements database for program level baselined configuration requirements to support configuration verification (DR 1.1.5.2-b).

Combined element (integrated vehicle) verification will be accomplished.  This activity requires that the contractor provide support to verify combined-element compliance with Master Verification Plan volumes MVP-01 and MVP-02 and Orbiter compliance with MJ072-0004-3A.  Update MVP-02 and MJ072-0004-3A as required.  In addition, the contractor shall publish reports concerning verification status for each element relative to the NSTS 07700, Volume 10 requirements baseline.

### 1.1.6	GOVERNMENT FACILITY, PROPERTY AND SECURITY MANAGEMENT

The contractor shall perform facility, property and security management as described herein. The contractor shall manage, operate, maintain and provide engineering for the Government Furnished Property (GFP) delineated in Attachment J-9. GFP will be transitioned to the contractor in accordance with Attachment J-9. Additional KSC site specific requirements for facilities operations, maintenance and sustaining engineering are included in SOW section 1.5.5.

#### 1.1.6.1			FACILITY MANAGEMENT

The contractor shall provide a Facility Management Plan (DR 1.1.6.1-a) which shall describe the contractor’s approach to managing facilities responsibilities.  The contractor shall conduct semi-annual Facility Management Reviews (FMR) providing NASA with insight into the contractor’s and subcontractors’ facility management status.  The contractor shall manage assigned facility space to accommodate contractor, NASA, other Government agencies and non-Government tenants as required.  The contractor shall provide planning, development and integration of facility projects required in the performance of this contract.

The contractor shall analyze, design, construct, acquire, relocate, install, modify and improve contractually obligated facilities as required and provide required facility project reporting. (DR 1.1.6.1-b)  Requests for facility projects not anticipated and identified in prior submissions shall be submitted when identified and include project prioritization and documentation. Project requests shall include a comprehensive requirements document, as required, in sufficient detail to allow for an independent cost estimate of all scope and related issues identified to accomplish the project. All siting plans must be approved by the Government.

Required Service:	Deliver specified end products on schedule and stay within 				negotiated budget

Standard:		All end products are delivered on schedule

Expected:		85% of all end products delivered on schedule

MER:			70% of all end products delivered on schedule

* End products referred to in this metric are studies, designs, facility project construction completion, financial completion.

The contractor shall provide a quarterly review of all facility projects to include requirements documents, studies, Preliminary Engineering Reports (PER), design, construction, activation, environmental issues, schedule (including completion milestones), change orders, potential scope growth, and access/support.

The contractor shall provide engineering support for project studies, design, implementation, activation and turnover related to NASA managed facility modifications in accordance with SOW section 1.7.1.

The contractor shall implement a comprehensive proactive maintenance program incorporating reliability centered maintenance in accordance with NHB 8831.2, as required, and submit a maintenance plan (DR 1.5.5.2) for assigned facilities and facility systems. The contractor shall provide systems, facilities and equipment hardware/software/firmware sustaining engineering that meets the original design intent, develop the applicable engineering documentation, implement the appropriate modifications, and maintain this documentation current.

Required Service: 	Maintain systems, software, firmware, facilities and 						equipment.

Standard:		Perform 100% of all planned maintenance tasks delineated 					in the yearly maintenance plan (ref DR 1.5.5.2).

Expected:		Perform 90% of all maintenance tasks delineated in the 						yearly maintenance plan

MER:	 		15% of tasks not completed, 85% completed but in no case 					impact safety, mission success or major program schedule 					milestones.

The contractor shall provide a transition plan (DR 1.1.1.1-c) which shall include the facility responsibilities to be transitioned to SFOC.

1.1.6.2	 	PROPERTY MANAGEMENT

The contractor shall provide a fully operational Property Management Plan (DR 1.1.1.1-h).  The contractor shall provide quarterly Property Status Reviews providing NASA with insight into the contractor’s and subcontractors’ property management status.

Required Service: 	Maintain approved property management systems and 						satisfactory ratings for each category in accordance with 					NFS Tables 18-45-1 and -2B to subpart 18-45.72.

Standard:	  	Meet criteria for satisfactory rating in all rating categories.

Expected:		Satisfactory rating in 80% of all rating categories with 						recovery of each unacceptable within 60 days.

MER:			Satisfactory rating in 65% of all rating categories with 						recovery of each unacceptable within 90 days.

Within the contract, the loan or transfer of property between NASA centers or remote sites shall be processed in accordance with procedures identified in the Property Management Plan (DR 1.1.1.1-h) insuring management and engineering reviews and approvals are obtained prior to movement, as appropriate.  The contractor shall insure appropriate property, tracking and statusing records are adjusted accordingly as such transfers and movements are authorized.

1.1.6.3   SECURITY AND TECHNOLOGY PROTECTION MANAGEMENT

The contractor shall establish an effective and comprehensive program that encompasses classified controlled information/material and unclassified controlled information, material, and services (including Export Controlled, and also proprietary data/material as appropriate).

The contractor's security program shall encompass Industrial, Physical, Administrative, Information, Communication and AIS security programs in accordance with the National Industrial Security Program Operating Manual, NASA Site Specific Regulations, SFOC Security Management Plan (DRD 1.1.6.3-a), SFOC Technology Protection Control Plan (DRD 1.1.6.3-b), and DD Form 254.  The Contractor will provide protection/safeguarding of personnel, facilities, assets, equipment, classified information/materials, and unclassified sensitive/technological data/information as required.  The contractor will support secure flight, engineering, and operations of secure facilities and systems through the implementation and adherence to SFOC requirements.  In accordance with NASA, DoD, DOS, and DOC regulations governing National Security, National Resource Protection, and Technology Protection the Contractor shall provide security engineering, maintenance, and operations for systems protecting classified controlled and unclassified controlled information transmitted or processed by electronic means, and for Orbiter and Space Station communications, information and personnel security, configuration management and the application of risk assessment techniques.  The contractor will act as the COMSEC controlling authority for certain encrypted communications, and provide technicians certified to perform limited cryptographic maintenance and operations.

The contractor's technology protection program shall encompass classified controlled information/material and unclassified controlled information, materials, and services (including Export Controlled, and proprietary data/material as appropriate). The contractor shall provide the methodology and processes to be implemented for the application of risk assessment to technology protection, and the integration of Security and Technology Protection Management across the SFOC contract and its subcontractors.

Required Service:   	Security - Provide physical access/egress, IT security industrial/administrative which includes classified (CI) Information, unclassified controlled information, processes, systems, data, and violence/damage control.

Technology Protection - Provide adequate measures of control of classified and unclassified controlled information, material, and services.

Standard:	Security - No (preventable) security violations, anomalies, i.e., unauthorized CI disclosures, unclassified controlled information, and preventable security incidents.

Technology Protection - No disclosure violations of classified or unclassified controlled information, material, and services.

MER:	Security - No (preventable) violations or incidents that result in compromises, disclosures, serious personal injury or intentional physical damage.

Technology Protection - No violations or incidents that result in compromises of classified or unclassified controlled information, material or services.

The contactor shall conduct quarterly management reviews providing NASA with insight into the contractor's and subcontractor's security management program, and technology protection program including processes and controls.

### 1.1.7	FLIGHT INTEGRATION, MANIFEST AND SCHEDULES

      - FLIGHT INTEGRATION

The contractor shall perform flight integration duties as specified to facilitate the implementation of flight requirements.

The contractor shall provide an SFOC Representative to support the Flight IPTs.

This representative shall interface with SSP & ISS organizations to resolve flight preparation process implementation issues.  The contractor representative shall direct studies, assessment activities, and assign action items to resolve flight preparation process issues.  The contractor representative shall provide the SSP with insight into flight preparation progress including issues and issue resolution activities.

The contractor shall manage the Flight Requirements Documents (FRDs) including the FRD Blank Book, the FRD ISS Standard, and the flight specific FRDs.  The contractor shall interface with all organizations to implement timely and coordinated inputs to the FRD, ensure consistency between flight specific FRDs, and ensure distribution to the appropriate SSP community (DR# 1.1.7-f).

### 1.1.7.2	MANIFESTS AND SCHEDULES

The contractor shall provide timely analysis and data to support the government managed manifest planning efforts by providing data relative to processing plans and timelines, launch rate capability, schedules, flight hardware/software/equipment utilization plans, facility/equipment utilization plans, prioritization assessments, ascent performance margins, downweight determinations, cargo mass properties and payload/cargo compatibility.  The contractor shall assess the viability of government provided manifests and manifest options.  This includes risk mitigation (cost and schedule), assessing potential impact to mission performance, conducting internal studies to reduce turnaround times, and requirements analysis.

The contractor shall support the NASA working groups in the development, definition, assessment, and modification of the Shuttle manifest and the top-level program schedules and deliver products (DR’s 1.1.7-a, & 1.1.7-d).

The contractor shall provide support to the manifest and mission integration process through the support of payload and mission integration schedule documentation development and maintenance.  This includes the program documentation developed to acknowledge program commitments to customers for integrating their payloads and establishment of mission requirements/objectives for each flight, preparation of NASA interfacing schedule documentation with payload customers, and customer support room (CSR) service for payload customers.

The contractor shall demonstrate schedule performance by accomplishment of the manifest and established Program milestones.  The contractor shall demonstrate schedule performance based on the degree the planned and scheduled work for a particular element activity, flow or integrated flow correlates to the actual work (as run data) performed during that element activity or flow.  The contractor shall analyze major variances to these measures, identify causes for these variations and make recommendations or refinements to the applicable processes to improve schedule performance and reduce schedule risk.

The contractor shall perform all scheduling activities (detail near term and long range) to support all flight element activities, integrated processing, flight operations activities and assigned systems, facilities, and equipment activities.  The contractor shall utilize a planning and scheduling process that provides the necessary identification, coordination, sequencing, control and tracking of operational activities at all operational sites.  The contractor shall provide accurate and reliable scheduling information and other performance metrics (DR’s 1.1.7-b and 1.1.7-c) that provides the government sufficient insight into the contractor’s ability to fully analyze, mitigate and control scheduling risks, maximize schedule stability, minimize milestone impacts and optimize resource utilization.

Required Service:	Meet major program schedule milestones as defined in NSTS 07700, 				Vol. III, NSTS 08178, and SSP 50200-02, Vol. II .

Standard:		Meet major program schedule milestones.

MER:			No impacts to these dates due to contractor performance.

The Contractor will assume Payload Integration Management (PIM) responsibility for all GAS payloads; and other assigned payloads.  The contractor shall prepare integration Plans (IP’s) in accordance with the requirements of DRD 1.1.7-e.

## 1.2	SYSTEM AND CARGO INTEGRATION

“The contractor shall plan, control, and perform SSV flight systems and cargo integration activities.  In addition, the contractor shall provide PIP annex 1; and crew compartment integration hardware to accommodate stowage and cabling.”

### 1.2.1	ENGINEERING

The contractor shall provide engineering support for ascent design, cargo engineering, flight support, and post flight analysis of SSV flight systems performance.

#### 1.2.1.1	POST FLIGHT ANALYSIS

The contractor shall plan, control, and perform all post flight analyses of the actual SSV flight systems.  The contractor shall provide the post flight analyses of the SSV to validate engineering preflight prediction tools and methodologies and to provide the SSP visibility on and resolution of in-flight anomalies and anomalous flight history trends.  The required analyses include, but are not limited to SSD92D0050, Requirements Definition Document for Post Flight Analysis/Reconstruction.  To support flight derived dispersions database updates, DR 1.2.1.1-a will be required.

Required Service:	Completion of all post flight analyses in all technical areas.

Standard:		All products 100% technically accurate.

MER:			No errors that require rework of analyses.

Standard:		All products delivered on or before due date.

MER:			No major program schedule milestones missed.

#### 1.2.1.2	ASCENT MARGINS ASSESSMENT

“The contractor shall plan, control, and perform a pre-flight evaluation of the SSV flight systems and integrated subsystems.  The contractor shall provide the ascent flight verification assessment based on the latest available Trajectory Design Data Package (TDDP) and the flight cycle I-loads.  Results of the evaluation shall be coordinated with the Ascent Flight Systems Integration Group and presented to the Program Integration Flight Readiness Program Milestone Reviews.  The contractor shall maintain documentation of the Flight Readiness Verification methodology and shall obtain NASA approval prior to changing the methodology.  Specific missions may require unique contractor assessments beyond those specified in NSTS 08349, Systems Integration Plan for Integrated Mission Support and SSD9D033, Flight Readiness Verification Criteria Document.  NASA will define requirements for those assessments.  The contractor shall maintain the ability to perform a complete Flight Margins Assessment in support of Day-of Launch I-Load Update 1 (DOLILU1) or mission unique designs.

Required Service:	Provide Ascent Flight Verification Assessment.

Standard:	All products 100% technically accurate.

MER:	0% errors leading to incorrect CoFR positions that affect safety, mission success, or major program schedule milestones.

Standard:	All products delivered on or before due date.

MER:			No major program schedule milestones missed.”

#### 1.2.1.3	CARGO INTEGRATION ENGINEERING ANALYSIS

The contractor shall provide all assessments and analyses necessary to assure compatibility between the Shuttle and cargo manifest requirements, to verify readiness for all flight phases, and to support the Payload Safety Review Panel (DR 1.2.1.3-c).  Shuttle generic math models shall be maintained by the contractor with changes approved by NASA.  Payload math models will be government furnished.

The contractor shall provide payload customers Shuttle math models (DR 1.2.1.3-a) and engineering data (DR 1.2.1.3-b).

The contractor shall perform all assessments and issue resolution to assure the Shuttle elements and cargo manifest integrated interfaces and environments are safe to fly and there is no environmental impact threat from the manifested cargo.  The contractor shall provide a Payload Environmental Impact Statement (DR 1.2.1.3-d).

Required Service:	Provide all assessment and analysis necessary to assure compatibility 				between Shuttle and cargo.

Standard:		100% complete by Orbiter rollout review.

MER:			All compatibility completed prior to FRR and in no case impact cargo 				mission objectives or major program milestones.

Required Service:	Shuttle models provided to payload customer.

Standard:		All models provided within 30 working days after request.

MER:			Models delivered 5 working days late but in no case not support payload 			customer design verification negotiated need date.

Standard:		All models are 100% technically accurate.

MER:			 No errors will cause any impact to safety, mission success, or major 				program schedule milestones.

Required Service:	Engineering data to payload customer.

Standard:		100% of data delivered 5 months prior to launch.

MER:			Data may be delivered 2 weeks late but in no case not support payload 				customer negotiated need date to support major program schedule 				milestones.

Standard:		All engineering data is 100% technically accurate.

MER:	 		No errors will cause any impact to safety, mission success, or major 				program schedule milestones.

#### 1.2.1.4	CARGO INTEGRATION HARDWARE

The contractor shall produce and maintain cargo integration hardware user documentation (DR 1.4.1.5.2).

The contractor shall store and maintain the inventory of Government-and contractor-furnished cargo integration hardware.  The contractor shall install and remove cargo integration hardware as required to meet mission manifest and cargo integration requirements.  The current inventory of cargo integration

hardware will be furnished by the Government and become Government-owned, contractor-maintained hardware.

#### 1.2.1.5	CONFIGURATION ENGINEERING

The contractor shall develop and maintain the vehicle systems drawings and the set of mission engineering products needed to configure the Orbiter vehicle for payload accommodations and support flight operations for each Shuttle flight.  The contractor shall provide products (DR’s 1.2.1.5-a and 1.2.1.5-b).

A payload walkdown inspection shall be performed during processing which mitigates the Space Shuttle Program (SSP) risk in the COFR process for Internation Space Station (ISS) Cargo Elements, where accurate final CAD models defining the Cargo Elements moldline are late.  The walkdown is a close inspection of the Cargo Element in its final configuration prior to canister installation.

Required Service:	Shuttle systems-level drawings and reconfiguration products complete 				for each Shuttle flight.

Standard:		100% of all engineering products delivered in accordance with mission 				schedule.

MER:			1% may be delivered late but in no case not support negotiated need 				dates for compatibility with launch processing.

Standard:		Engineering products contain no contractor induced technical errors.

MER:			 The average error/flight shall be 6 or less.  All technical errors must be 				dispositioned by Orbiter Rollout for OPF processed payloads and L-2 for 			             pad installed payloads with no errors impacting safety, mission success, 				or major program schedule milestones..

#### 1.2.1.6	LAUNCH SYSTEMS EVALUATION ADVISORY TEAM (LSEAT) CONFIGURATION AND DATABASE MAINTENANCE

The contractor shall plan, control, and perform all analyses required to update and maintain the LSEAT configuration and databases.  The contractor shall provide the following:  load indicator algorithms; flight regime envelope databases; ET protuberance envelopes; trajectory, loads, and end-to-end dispersions, gust, and wind persistence databases; data evaluation and problem analysis; independent confirmation and evaluation (audit) of LSEAT process, processors, and databases; a comprehensive data package reflecting the effect of Day-of-Launch I-Loads on ascent trajectory; and an independent processor to assess the DOLILUI-Load.

The contractor shall maintain databases, computer hardware, and software required to support LSEAT activities in accordance with NSTS 08211 LSEAT Integrated Support Plan.  The contractor shall be provided the data required (e.g., wind data file) to support its LSEAT activities.  The data input format shall comply with the LSEAT Integrated Support Plan.  The contractor shall participate as a voting member of the LSEAT.  The required DR’s are as follows:  1.2.1.6-a and 1.2.1.6-b.

Required Service:	Provide LSEAT configuration and database maintenance and mission 				support.

Standard:		All products 100% technically correct.

MER:			No errors that could result in incorrect launch recommendations.

Standard:		All products delivered on or before due date in support of major program 				schedule milestones.

MER:			No missed major program schedule milestones.

#### 1.2.1.7	RESERVED

### 1.2.2	INTEGRATION

The contractor shall provide integration engineering for mass properties, trajectory, flight design requirements, and integration analysis.  The contractor shall interface with payload customers for developing cargo engineering requirements, then implement and verify the requirements have been accurately reflected in launch processing and flight operations documentation.

#### 1.2.2.1	INTEGRATED MASS PROPERTIES

The contractor shall plan, control, compile and maintain an integrated database system of current weights and centers of gravity for all vehicle elements for all missions baselined in the Flight Definition and Requirements Directive (FDRD), as well as reference missions and special requests.  The contractor shall provide the integrated mass property products and maintenance of the database system after a 12 month training transition period.

The database products shall provide integrated vehicle mass properties at SRB ignition for inclusion in the TDDP.  The database products shall provide integrated vehicle mass properties at Main Engine Cut Off (MECO) for ascent performance margin reporting.  The database products shall provide integrated vehicle mass properties at various entry trajectory points for reporting downweights and center of gravity data.  The contractor shall utilize the best available data which will typically be official data sources but, at times will include the exercise of engineering judgment by the contractor for component weight and/or performance impact estimates. The contractor shall publish reports as electronic files accessible by all SIASS users and provide paper copies as required.  The contractor shall provide formal mass properties and performance evaluations for all change requests affecting PIP Annex 1, NSTS 07700, Volume III, Space Shuttle FDRD, and NSTS 17462-XX, STS-XX Flight Requirements Document (FRD) ( DR 1.2.2.1-a).

Required Service:	Provide integrated mass property products.

Standard:		All products are implemented and delivered in accordance with program 				template milestones.

MER:			1% of the products are late but in no case impact safety, mission 					success, or major program schedule milestones.

#### 1.2.2.2	TRAJECTORY DESIGN DATA PACKAGES (TDDP)

The contractor shall plan, control, and publish the TDDP using approved baselined documentation.  The contractor shall publish TDDP’s which define the required Space Shuttle systems and mission content requirements for mission specific ascent flight design (DR’s 1.2.2.2-a and 1.2.2.2-b).

Required Service:	Provide TDDP publication.

Standard:		All TDDP products are implemented and delivered in accordance with 				program template milestones.

MER:			1% of products can be late but in no case impact safety, mission 				success, or major program schedule milestones.

Standard:		100% of all TDDP products are technically accurate.

MER:			0% errors that affect safety, mission success, or major program 					schedule milestones.

#### 1.2.2.3	FLIGHT DESIGN INTEGRATION

The contractor shall support definition of ascent flight design criteria and constraints based on vehicle performance.  The contractor shall provide analyses and documentation required to periodically update the generic Main Propulsion System (MPS) inventory/budget in response to systems or element changes affecting MPS loading or consumption (DR’s 1.2.2.3-a and 1.2.2.3-b).

#### 1.2.2.4	ENGINEERING INTEGRATION PLAN (PIP) ANNEXES

“The contractor shall interface with payload customers and develop, baseline, and maintain unique PIP Annex 1 in accordance with the PIP schedule.  The contractor shall maintain generic blank books.  The contractor shall provide the annexes (DR 1.2.2.4-a).

All generic blank book changes shall be approved by NASA.

The contractor shall develop, baseline and maintain the required Mission Integration Plans (MIPs) annexes as the ISS elements are manifested for launch.

Required Service:	Develop and baseline Integration Plan (IP) Annexes 1 (Payload Data Package)

Standard:	100% Annexes baselined in accordance with IP schedule.

MER:			10% of Annexes may be baselined late but not later than Flight

Planning and Stowage Review, and in no case impact major

program schedule milestones

#### 1.2.2.5	ELEMENT INTERFACE CONTROL DOCUMENT (ICD)

The contractor shall maintain program level systems Interface Control Documents (ICD’s), NSTS 21000-IDD-ISS, NSTS 07700 Vol. XIV, Attachment 1 (ICD-2-19001), and NSTS 21000-IDD-MDK (DR 1.2.2.5).  The contractor shall prepare changes, coordinate technical review, resolve issues with the technical community, and present changes to NASA for disposition.

Required Service:	Provide maintenance of baselined ICD’s.

Standard:		100% of submitted changes have all needed contractor technical 					concurrences.

MER:			1 change annually may not have all contractor technical concurrences, 				but in no case impact flight schedules.

#### 1.2.2.6	PAYLOAD UNIQUE ICD’s

The contractor shall interface with Shuttle users and develop, approve, publish, and maintain ICD’s, Installation Requirement Documents (IRD’s), and associated drawings.  Exceedances outside the experience base, and waivers or deviations outside the requirement of NSTS 07700, Volume XIV, NSTS 21000-IDD-ISS, NSTS 21000-IDD-MDK or NSTS 21000-IDD-SML for payload ICD’s shall be presented to NASA for disposition.  The contractor shall deliver ICD’s and IRD’s (DR 1.2.2.6).

Required Service:	Develop and baseline ICD’s and IRD’s.

Standard:		100% ICD’s and IRD’s are baselined in accordance with flight production 				schedule.

MER:			5% of ICD’s/IRD’s may be baselined later than the negotiated schedules, 				but in no case impact major program schedule milestones.

Standard:		ICD’s and IRD’s are 100% technically accurate.

MER:			ICD’s and IRD’s contain no more than an average of  5 contractor 				induced technical errors per ICD/IRD with all errors corrected by Orbiter 				Rollout Review and in no case impact safety, mission success, or major 				program schedule milestone.

#### 1.2.2.7	PAYLOAD OMRS TEST REQUIREMENTS

The contractor shall interface with the payload customer and develop all test requirements to verify the payload interfaces with the Orbiter vehicle.  The contractor shall present these requirements to the payload Operations and Maintenance, Requirements and Specifications (OMRS) board for approval (DR 1.2.2.7).  The contractor shall maintain these requirements through the board change process.

Required Service:	Develop and provide test requirements for OMRS baselining.

Standard:		100% known OMRS requirements approved 10 working days prior to 				LSRR program milestones.

MER:			Requirements may be approved 5 working days late.

#### 1.2.2.8	TECHNICAL INTEGRATION ANALYSIS

The contractor shall provide integrated analysis of technical requirements, problems and issues.  This effort shall include, but is not limited to, ICD, OMRS, Launch Commit Criteria (LCC), ground systems integration and Launch Processing System (LPS) software requirements; Program Material Review Board (PMRB), Unexplained Anomaly (UA) board daily PRCB agenda items, Launch Site Requirements Review (LSRR), Launch Site Flow Review (LSFR), Delta Launch Site Review (DLSR), and launch support.

Required Service:	Integrated analysis of technical changes associated with OMRS, LCC, 				etc.

Standard:		100% assessments provided prior to program review milestones.

MER:			0% of assessment may be provided at program review milestone.

#### 1.2.2.9	RESERVED

#### 1.2.2.10	INTEGRATED AVIONICS

The contractor shall perform systems engineering for all SSV elements in the areas of avionics, and electromagnetic effects (EME).  This includes Orbiter avionics, middeck experiments, cargo, cargo interfaces, and associated ground interfaces.

The contractor shall conduct conceptual studies, system analyses and synthesis, trade studies and perform preliminary designs, essential to the specification of requirements for the integrated avionics system.  Also included will be the allocation of requirements among the Shuttle hardware elements and their interface relationships.  In addition, the contractor shall review and evaluate analytical and test data from development and flight articles to assure compliance and compatibility with the integrated Shuttle system requirements.  The required DR’s are as follows:  DR 1.2.2.10-b and 1.2.2.10-c.

The contractor shall perform functional compatibility analyses of the systems software, and avionics interfaces to verify that proper fault tolerance requirements are satisfied and that proper compatibilities exist.  The contractor shall perform EME, lightning, ionizing radiation, and electrostatic discharge compatibility analysis for all SSV elements, including Orbiter avionics, middeck experiments, payloads, and associated ground interfaces.  The required DR is DR 1.2.2.10-a.

      - SSV DATABOOKS

The contractor shall integrate and publish (in electronic format) updates to all systems integration design environment data books.  The contractor shall also document all systems certification analyses in system analysis data books.  The contractor shall integrate and publish updates to the Contingency Abort Data Book.

### 1.2.3	PROJECT INTEGRATION LIAISON

The contractor shall provide a technical liaison to SSP.  The contractor shall monitor element changes relative to compliance with SSP requirements, coordinate project changes, and provide task plans which detail responsibilities and schedules required to resolve identified issues within the projects.

### 1.2.4	RESERVED

(Next page is J-1-A-24)

1.3	SAFETY, MISSION ASSURANCE AND PRODUCT ASSURANCE

The contractor shall develop, provide, and implement a management system which is certified by third party audit to the requirements of the ISO 9000 series of documents, including ANSI/ASQC Q9001-1994 or equivalent within 18 months of contract award.

The contractor shall develop, document and implement the approaches to ensure that all safety and mission assurance (safety, reliability, maintainability, and quality) activities are implemented and are effective in the mitigation of risk for the program, including methods to measure their performance.  The contractor shall develop an approach to risk management which integrates safety, reliability, maintainability, and quality issues and correlates those issues with probability of mission success such that the contractor routinely considers risk in day-to-day decision making and is integrated with SOW section 1.1.1.4.

The contractor shall develop a plan, including schedule, that demonstrates and measures the transition from the existing contractor/government relationship and responsibilities to the contractor’s planned approach to safety and mission assurance for this contract.  The plan shall include the approach for increasing the contractor’s accountability by translating NASA policy and requirements into auditable plans, system procedures, work instructions and the products produced and services performed for this contract.

The contractor shall support government audit/surveillance of contractor plans, procedures, and  processes when deemed necessary by the government.  These audits/surveillances will provide understanding and insight of processes and procedures that have been identified as critical, out of control or have the potential for impact to future launch schedules.  Government audits/surveillances will include but are not limited to all disciplines and tasks which are involved with or support Shuttle launch and landing operations, hardware and software production and maintenance, safety and quality assurance, logistics, procurement and financial operations.

The following metrics will be used to assist in the evaluation of the contractor performance.  All performance metrics will be collected by the contractor unless otherwise stated.  Insight metrics will be available to the Government, but will not be assigned standards of excellence, expectations, or maximum error rates.

Risk Assessment Metrics:

These metrics will be provided for each of the following risk assessment functions:

a.  Integration Risk Assessment

b.  System Risk Assessment

c.  Operations Risk Assessment

d.  Nonconformances Risk Assessment

Performance Metrics:

Required Service:	Contractor to accurately identify and provide information on increased 				risk to the Government and present to the Government for acceptance.  				(Government will collect this metric.)

Standard of Excellence:	95% of risk packages presented to the Government are accepted.

Expectation:		85% of risk packages presented to the Government are accepted.

MER:			80% of risk packages presented to the Government are accepted.

Required Service:	Contractor will correctly assess risk and may disposition those items 				which pose no additional risk to the Government.

Standard of Excellence:	95% of items correctly assessed as no increased risk validated through 				use, Government audit, or Government surveillance.

Expectation:		85% of items correctly assessed as no increased risk validated through 				use, Government audit, or Government surveillance.

MER:			80% of items correctly assessed as no increased risk validated through 				use, Government audit, or Government surveillance.

Insight Metrics:

Percent of apparent first time successes through contractor’s internal screening process of risk assessments.

Percent of risk assessment rework that is effective (1- (number of reworked assessments/number of rework attempts))

Assurance Metrics:

The following metrics will be provided for the quality assurance function:

Performance Metrics:

Required Service:	Assure that all critical hardware meets inspection requirements. 					(Government will collect this metric.)

Standard of Excellence:	98% of all mandatory Government inspections are accepted.

Expectation:		95% of all mandatory Government inspections are accepted.

MER:			92% of all mandatory Government inspections are accepted.

Required Service:	Assure that all hardware that have designated inspection points meet 				requirements.

Standard of Excellence:	Success rate of SFOC work volume greater than 95%.

Expectation:		Success rate of SFOC work volume greater than 90%.

MER:			Success rate of SFOC work volume greater than 85%.

Insight Metrics:

Contractor Inspection Acceptance Rate (percent contractor work accepted by contractor inspection)

Ratio of contractor surveillance acceptance rate to NASA surveillance acceptance rate (perfect correlation is 1.0, more or less than 1.0 is less than perfect).

The following metrics will be provided for the safety assurance function:

Performance Metrics:

Required Service:	Contractor will assure that neither non-SFOC contractor personnel are 				injured nor NASA property damaged by accidents/incidents during 				processing.

Standard of Excellence:	10 mishaps per year (updated quarterly)

Expectation:		15 mishaps per year (updated quarterly)

MER:			20 mishaps per year (updated quarterly)

Insight Metrics:

Ratio of contractor safety surveillance acceptance rate to NASA surveillance acceptance rate (perfect correlation is 1.0, more or less than 1.0 is less than perfect).

### 1.3.1	SAFETY

The contractor shall develop documented and auditable approaches to achieve safe program operations and assure flight safety.  The contractor shall provide support to NASA safety review processes including independent program reviews.

The contractor shall review Government Industry Data Exchange Program (GIDEP) Alerts for their applicability to contractor sustained program hardware.  For those Alerts having an impact thereto, the contractor shall initiate and disposition a problem report as described in SOW Section 1.3.3.1.

#### 1.3.1.1	SYSTEMS SAFETY

The contractor shall develop and implement an approach which ensures the identification, elimination, or control of hazards throughout the complete life cycle (design, development, manufacture, test, operations, maintenance, and disposal) of the program.  The approach shall include but not be limited to, analytical methods, both quantitative and qualitative as appropriate (e.g., hazard analyses and Critical Item risk assessments), to assess program flight and ground support hardware and software, facilities and facilities systems and facilitate the decision process for risk identification and mitigation; provisions for the program approval, by the appropriate government interface, of risk associated with hazards and critical items not eliminated by design; and program approval, by the appropriate government interface, of exceptions, deviations or waivers from safety requirements or other requirements with safety or mission success impact.  The approach and results shall be documented by the contractor and auditable by the government.

#### 1.3.1.2	OPERATIONS SAFETY

The contractor shall develop and implement an approach in which testing, flight and ground operations and maintenance activities are assessed for hazards and the process which NASA and other non-contractor personnel and property will be protected from injury or harm as a result of exposure to these hazards.  The approach shall include flight design and procedurally controlled activities.  The risk assessment of operations or task performed by persons and equipment and considers (1) the planned system configurations at each phase of activity; (2) the facility interfaces; (3) the planned ground and space environment; (4) the supporting equipment; (5) task sequence; (6) the regulatory safety and health requirements; and (7) the potential for human error.  The contractor shall report and investigate accidents resulting in damage to NASA property or injuries to NASA or other non-contractor personnel, to include assessments of accident impacts to cost, schedule and mission performance, and remedial and corrective actions performed.  The approach shall cover operations both by the contractor and by other government and non-government organizations within operational facilities controlled by the contractor.  The approach shall include provisions for program approval, by the appropriate government interface, of  risk associated with hazards not eliminated or controlled.  The approach and results shall be documented by the contractor and auditable by the Government.

The contractor is responsible for assuring the SSP Hazard Report Configuration Management process conforms to NSTS 22254.  This task includes tracking of Hazard Report revisions, closure classification, risk changes, and baseline counts; and Program Compliance Assurance and Status System (PCASS verification.

The contractor shall provide summary data on accidents (DR 1.3.1.2-b).

The contractor shall support the NASA Managed Safety Program for Pressure Vessels and Pressure Systems in accordance with NMI 1710.3, NHB 1700.6, KHB 1710.15, JHB 1710, MHB 1710.10, & NASA/SSC Operations Procedure 83-1 (DR 1.3.1.2-c).

### 1.3.2	RELIABILITY AND MAINTAINABILITY

The contractor shall develop and implement an approach in which the availability objectives of the program will be achieved.  The approach will include but not be limited to, assessments of reliability and maintainability performance against baseline allocations; preparation, maintenance, and control of reliability assessments such as Failure Modes and Effects Analyses and assessments of materials and parts in support of operational integrity.  Reliability assessments shall identify critical items and the operational impacts of hardware failure modes.  The approach shall be documented by the contractor and auditable by the government.

The contractor is responsible for managing and publishing all approved FMEA/CILs which are submitted to the Space Shuttle Program (SSP) per NSTS 07700, Volume V, Information Management Requirements, IR 2SR-22, CIL, IR 2SR-23 CHL, and NSTS 22206, Space Shuttle Requirements for Preparation and Approval of FMEA/CIL in accordance with DRD 1.3.2, NSTS 08399, SSP Critical Items List and Critical Hardware List.

The contractor shall support program development efforts, as required, to develop system reliability, availability, and maintainability requirements and assess the designs to assure that the requirements are met.

### 1.3.3	QUALITY ASSURANCE

The contractor shall develop and implement an approach which describes the establishment and maintenance of a quality management system as specified in SOW section 1.3.  The approach shall include methods for the establishment of quality goals and performance measurement and shall be documented by the contractor and auditable by the government.

#### 1.3.3.1	PRODUCT AND SERVICE QUALITY

The contractor shall collect and compile information derived from empirical data (test results, analysis reports, inspection records, delivery logs, etc.) to demonstrate that the products and services delivered to the government are in compliance with the requirements and specifications as specified in this contract.  The delivery of the compliance information shall be at the request of the government, either specifically through this contract or on request of the appropriate government interface.

The contractor shall provide and maintain, for those items that the contractor has custody, an Acceptance Data Package in accordance with SN-S-0008, SN-C-0007, and SSP 30695 (DR 1.3.3.1) for HW/SW delivery or transfer to the government.

The contractor shall provide for the identification, reporting, and elimination/disposition of non-conformances/problems/anomalies/failure analysis in accordance with NSTS 07700 and NSTS 08126; or SSP 30223 Problem Reporting and Corrective Action (PRACA) requirements, as appropriate, including recording anomalous system performance and material conditions identified, providing rationale for resolution, the remedial action performed, the recurrence control and corrective actions taken to preclude recurrence, and determining the effectiveness of corrective actions.  The contractor shall provide access to PRACA documentation, data, databases, analysis, and related information to the government.  The contractor shall create and sustain an open communication with employees and subcontractors to identify, track, and resolve non-conformances/ problems/ anomalies including close calls.  The contractor shall have a data system that allows NASA real time access to this problem data.  Initially, the contractor shall use the existing PRACA system, but may propose improvements to the system or an alternate system and a transition from PRACA.  The contractor shall provide for appropriate government insight, into the disposition of nonconformances/ problems/anomalies, including notifying the government of the occurrence and, as appropriate, obtaining government approval of the disposition as specified in SOW 1.1.1.4.  The contractor shall initiate (including requesting government approval) action to change or eliminate requirements that non-conformance data analysis indicates are unreasonable or unnecessary, and to improve or change processes which produce products or services that fail to meet requirements.

#### 1.3.3.2	PROCESS QUALITY

The contractor shall identify those fabrication, assembly, integration, and management processes which control key product characteristics.  Key characteristics are the features of a material, part, or process whose variation has a controlling influence on product fit, service life, or performance, including safety or reliability.  The contractor shall measure, verify, and control the variability and stability of these processes.  The contractor shall manage the Orbiter and Cargo Integration Certification Process associated with the certification of Contractor Furnished Equipment (CFE), including operating and maintaining a Certification Library.

The contractor shall, as requested, provide data or access to data, on product and service production processes.  The data shall provide insight into product and service cost characteristics of product or service components; product and service component delivery or receipt schedules; and product and service component quality, including workmanship errors and rework.  The government may request this data, or access to the data, on a continuous basis for critical processes or may request data, or access to data, based on product cost, schedule, or quality trends.  For the processes designated as critical, the contractor shall document and propose auditable approaches to collect, compile, analyze, and report the data that provides government insight into the process.

## 1.4	FLIGHT ELEMENTS

General Processing Requirements

Flight element processing consists of all testing and maintenance (planned and unplanned) required to verify flight element system condition and performance is within specified limits and to ready the flight element for integrated processing in preparation for launch.  Integrated processing consists of all testing and maintenance required to bring the flight elements together ready for launch.  The transition from integrated processing to flight element processing is at the last operation after element de-integration (e.g., Orbiter wheel stop in the Orbiter Processing Facility [OPF] or Mate Demate Device at Dryden Flight Research Center [DFRC], SRB/RSRM ready for shipment after disassembly).

The contractor shall develop and maintain procedures (DR 1.4-a).  The contractor shall perform all flight element processing activities in accordance with approved work authorization documents to assure that these elements operate within all the design specifications, drawings, and OMRS.  Procedure development and distribution metric is covered in SOW Section 1.5.

The contractor shall provide Safety, Mission Assurance and Product Assurance for all element hardware and software as defined in SOW section 1.3.

The contractor shall implement the planning and control and perform contingency operations that may arise during the flight element’s processing to support unplanned program contingencies (e.g., hurricanes, launch abort/turnarounds, etc.) as identified in SOW Section 1.1.1.1 and Exhibit 1.1.1.1.

The contractor shall report and resolve anomalies in compliance with NSTS 07700 and NSTS 08126, or SSP 30223 PRACA Requirements, as specified in SOW section 1.3.  The contractor shall refer to SOW section 1.1.1.4 for out of family anomaly reporting requirements.

The contractor shall develop troubleshooting and analysis plans, repair dispositions, and acceptance rationale.  The contractor shall perform troubleshooting, analysis, repair, retest, failure analysis, corrective action, trend analysis and follow-up to determine effectiveness of corrective actions.  The contractor may perform approved standard repair procedures, repairs which restore hardware to specification, and hardware removal and replacement in accordance with SOW section 1.1.1.4.

The contractor shall ensure all Government and contractor personnel are properly trained or certified, as required, by providing required training or certification before participation in operations or in work areas.

General Logistics Requirements

The contractor shall provide a fully operational logistic system that improves productivity and minimize organizations providing like kinds of products and services.

The contractor shall procure hardware items from certified suppliers, manufacture hardware items if certified as a supplier, or repair failed hardware using a certified facility.  In addition, to maintaining flight equipment assigned to flight element contractors, the contractor shall maintain flight and flight-type equipment assigned to ground support equipment, simulators, and off-line laboratories.  Manufacturing, procurement, and repair of hardware items shall be consistent with Program requirements and directives.  The contractor shall utilize existing certification plans for all manufacturers, repair depots, and support laboratories.  The plans shall comply with Program requirements and directives.  As the SFOC acquires additional work through subsequent phases, new plans or changes to the existing plans shall be submitted to the Government for approval.  Procurement, manufacture, and repair performance shall be reported (DR 1.4-c).

The contractor shall provide spares and consumables required to support the hardware, support equipment, and processing activities.  The contractor shall provision these assets at the line replaceable unit (LRU), shop replaceable unit (SRU), and piece-part/consumable levels.  The contractor shall monitor and document hardware spares balances.  The contractor shall provide a forecast for Government Furnished Materials (GFM) (DR 1.4-d).  Spares & consumables replenishment performance shall be reported (DR 1.4-c).

The contractor shall identify and resolve hardware and component obsolescence issues and loss of failure analysis, production and repair capabilities in compliance with Program management and control requirements (DR 1.4-e).  Loss of capabilities includes, but is not limited to, loss of skills or a supplier going out of business.  The contractor shall obtain government approval for hardware changes as required by NSTS 07700 and SSP 41170.

The contractor shall provide the engineering for hardware that includes, but is not limited to, initial parts requirements, logistics support analysis, and maintenance planning.  Included in logistics engineering support is test equipment, tooling, process certification, and repair documentation.  Test equipment shall be maintained (DR 1.5.5.2).  The contractor shall report unresolved maintenance action issues to the government (DR 1.4-c).

The contractor shall provide transportation, shipping ,receiving ,storage, warehousing and distribution services.  Transportation services shall include

hardware and equipment transportation for routine and contingency operations.  Transportation, shipping & receiving performance shall be reported (DR 1.4-c).

The contractor shall provide service with no hardware damage due to transportation or storage.  Minor damage judged to be in the range of the acceptable wear and tear specification or able to be repaired on-site by standard repair or Material Review action is acceptable, but in no case shall minor damage impact safety, mission success or major program schedule milestones.  Damage shall be reported in accordance with SOW Section 1.3.1.2.

The contractor shall maintain an inventory management system.

The contractor shall maintain inventory levels throughout the contract period and report the levels (DR 1.4-c).

The contractor shall minimize hazardous waste materials and report in DR 1.4-c.  For hazardous waste generated by processes in this program but not under the control of the contractor, the contractor shall initiate and coordinate with NASA reduction efforts.

Required Service: 	Provide hazardous waste material weight reduction for hazardous waste 				under the control of the contractor.

Standard: 		Reduce hazardous waste material weight no less than 10% over each 				year.

Expectation:		Reduce hazardous waste material weight no less than 5% over each 				year.

MER: 			No reduction in hazardous waster material weight.

The contractor shall identify excess or obsolete assets and initiate excessing action.  Receipt and disposal of excess property is a government provided service identified in Attachment J-10.  Property excessing performance shall be reported (DR 1.4-c).

The contractor shall provide training and certification for all personnel, including Government and contractors, who participate in operations or in work areas.  Certification when required shall verify that individuals are fully knowledgeable of the laws, regulations and NASA directives concerning their task(s).

The contractor shall participate in the ALERT System and prepare and provide ALERTs to the Government.  The contractor shall identify the affected hardware and start an analysis of the problem with recommendations and/or corrective actions as part of their response.

### 1.4.1	ORBITER

The contractor shall plan, control, and perform Orbiter engineering  processing activities.

#### 1.4.1.1	MISSION AND TURNAROUND REQUIREMENTS

The contractor shall perform mission and vehicle compatibility analyses in preparation for flight support and provide real-time mission execution engineering support.  The contractor shall evaluate Orbiter system performance from the start of launch countdown through completion of the postlanding checklist and crew egress to verify Orbiter hardware and system performance is as expected, and to provide assessments for “go/no-go” launch decisions to the Government.  The contractor shall evaluate prelaunch and in-flight anomalies, provide assessments of the systems’ ability to safely launch and complete mission objectives, and provide pre-launch or in-flight corrective, remedial, or contingency action recommendations including in-flight maintenance or changes to the flight plan or crew procedures to the Government.  The contractor shall retain in-flight checkout data for all completed flights and provide access to NASA.  The contractor shall evaluate all documented Orbiter flight verification requirements performed during flight operations and report all requirements not accomplished to NASA.  The contractor shall identify, document and provide NASA with access to all out-of-specification flight verification results.  The contractor shall provide systems engineering to sustain operational performance validation, anomaly resolution, corrective action disposition and mission analysis efforts as required to support the certificate of flight readiness.

The contractor shall coordinate facility, communications and telemetry requirements for flight operations support activities conducted at NASA’s flight operations support sites with NASA.  The contractor may support flight operations from remote sites.

The contractor shall provide accurate Orbiter vehicle configuration  engineering  and verification requirements for each flight as required to support the mission manifest.  The contractor shall establish and document Orbiter turnaround maintenance requirements and specifications (DR 1.4.1.1.3-a).  The contractor shall submit changes to the JSC 08934 Shuttle Operational Data Book (DR 1.4.1.6.1-a).  The contractor shall analyze Orbiter vehicle configuration, mass properties, certification status, and anomaly dispositions (DR 1.4.1.6.1-d) to determine whether the requirements for each pending mission have been complied with.  The contractor shall prepare or evaluate launch commit criteria and flight rule changes.  The contractor shall prepare vehicle configuration and measurement information (DR’s 1.4.1.6.1-f and 1.4.1.6.1-g) for launch and flight support.  The contractor shall provide Orbiter engineering and technical support

for the Orbiter processing operations identified in SOW paragraphs 1.4.1.2, 1.4.1.3, 1.4.1.4, and 1.5. These activities shall encompass vehicle subsystems, including the Waste Collection System.

Required Service:	Obtain timely product deliveries from the Orbiter Element Subcontractor.

Standard:	A score of 105% or better for the product delivery metric.

Expectation:	A score of 97% or better for the product delivery metric.

MER:	A score of 90% or better for the product delivery metric.

The product delivery metric is computed by initializing the metric at 100%, then adjusting as follows:

Adding 1% for each product delivered 1-5 days early.

Adding 2% for each product delivered 6 or more days early.

Subtracting 2% for each product delivered 1-5 days late.

Subtracting 4% for each product delivered 6 or more days late.

Any product defined as a DRD in the subcontract is considered a product for computing the metric.  “As required” products are considered on time when delivered.

1.4.1.1.1 MEDS OPERATIONAL SUPPORT

The Contractor shall provide the required engineering resources to support resolution of MEDS hardware issues/anomalies, which may be identified during vehicle turnaround activities, SAIL/JAEL testing, SMS simulations or mission operations.  The Contractor shall provide engineering support to (1) functional design change analysis, (2) verification of MEDS compatibility with Orbiter avionics systems and, (3) resolution of interface compatibility issues.

1.4.1.1.2 MEDS OEM HARDWARE ENGINEERING SUPPORT

The Contractor shall proceed with effort required to support the MEDS OEM Hardware Engineering support activity.

The Contractor shall provide engineering technical oversight of all test, tear-down & evaluation (TT&E), failure analysis, repair, and acceptance test activities with MEDS hardware at the OEM.  The Contractor shall conduct vulnerability analysis and supportability planning activities.

This effort shall provide support for MEDS hardware, which has been formally transferred to the SFOC prime contract.

#### 1.4.1.2	ORBITER LOGISTICS

The contractor shall provide Orbiter logistics functions in a manner consistent with SOW section 1.4 for hardware element accountability and general logistics requirements.  The contractor shall obtain government approval before cannibalizing Orbiter hardware to fill requests or removing hardware prior to OMDP to support fill requests.  Performance shall be reported in accordance with DR 1.4-c.  Hardware provisioning shall include all spares and consumables for Orbiter processing and flight, including the Waste Collection System.  High Value Spares, replacement parts with a unit cost of $1M or more, shall be subject to the procedures of Article H.35, Program Provisioning Procedures.  Hardware configuration management shall be in compliance with the requirements specified in JSC 09082 with implementation as defined in SOW section 1.4.1.1 and 1.4.1.5.  Replacement/Upgrades of Orbiter Logistics special test equipment (STE) with a unit cost of more than $500K shall be subject to the procedures of Article H. 35, Program Provisioning Procedures.

Required Service:	Provide reparable hardware required for Orbiter processing and flight.

Standard:		97.0% of all reparable Orbiter hardware requirements satisfied by the 				negotiated need date.

Expectation:		96.0% of all reparable Orbiter hardware requirements satisfied by the 				negotiated need date.

MER:			No less than 90.0% of all reparable Orbiter Hardware requirements 				satisfied by the negotiated need date.

Required Service:	Provide nonreparable hardware required for Orbiter processing and 				flight.

Standard:		98.7% of all nonreparable Orbiter hardware/consumable requirements 				satisfied by the negotiated need date.

Expectation:		97.7% of all nonreparable Orbiter hardware/consumable requirements 				satisfied by the negotiated need date.

MER:			No less than 96.7% of all nonreparable Orbiter hardware/consumable 				requirements satisfied by the negotiated need date.

Required Service:	The contractor shall identify to the Government any LRU’s with the 				potential for cannibalization within the next 6-month period.  Each 				cannibalization of hardware shall be reported to the Government no 				more than 8 hours after occurrence.

Standard:		Fewer than 0.075% of all Orbiter hardware requirements satisfied by 				cannibalization.

Expectation:		Fewer than 0.1% of all Orbiter hardware requirements satisfied by 				cannibalization.

MER:			No more than 0.2% of all Orbiter hardware requirements satisfied by 				cannibalization.

Required Service:	The contractor shall provide hardware which is suitable for use upon 				receipt at the Kennedy Space Center or other locations where Shuttle 				processing/servicing is conducted.

Standard:		100.0% of received hardware passes physical and functional interfaces.

Expectation:		At least 99.7% of received hardware passing physical and functional 				interfaces.

MER:			No less than 99.5% of received hardware passing physical and 					functional interfaces.

Required Service:	Provide TPS hardware required for Orbiter processing and flight.

Standard:		99.0% of all Orbiter TPS requirements satisfied by the negotiated need 				date.

Expectation:		95.0% of all Orbiter TPS requirements satisfied by the negotiated need 				date.

MER:			93.0% of all Orbiter TPS requirements satisfied by the negotiated need date.

#### 1.4.1.3	ORBITER TURNAROUND PROCESSING

The contractor shall plan, control and perform all turnaround processing

activities in a manner consistent with SOW section 1.4 for hardware

accountability and general processing requirements.  The contractor shall

prepare the Orbiter for flight, including special action requirements (DR

1.4.1.1.2-a) and support for integrated operations as specified in SOW section 1.5.

This shall include off-line turnaround processing of LRUs.  The contractor

shall accomplish all documented Orbiter ground turnaround configuration and verification requirements and report all requirements not accomplished to NASA.  The contractor shall identify, document and provide NASA with access to all out-of-specification turnaround verification results.  The contractor shall assess, plan, prepare, and execute modification and mission kit installation work authorization documents and conduct subsystem and system verification testing.

Required Service:	Verification of vehicle and systems performance readiness.

Standard:		All ground verification requirements completed or dispositioned through 				appropriate NASA forums.

Expectation:		No processing operations executed without properly completed or 				dispositioned verification of pre-requisite requirements.

MER:			No processing operations executed without properly completed or 				dispositioned verification of pre-requisite requirements.

#### 1.4.1.4	ORBITER FERRY OPERATIONS

The contractor shall plan, control, and perform operations required to prepare and ferry the Orbiter.  These processing tasks include the planned and unplanned work performed on the Orbiter, and integration with the government-provided Shuttle Carrier Aircraft (SCA) in the Mate/Demate Device (MDD) or other lifting fixtures/devices required to prepare the vehicle and disposition anomalies for ferry flight.  These processing tasks shall include routine, planned and unplanned processing and maintenance operations and verification procedures which determine the operational status and condition of the flight element’s systems prior to ferry flight.  Also included are the ground support operations performed at intermediate stopovers.  If the Orbiter is ferried to or from the OMDP site, the contractor shall perform pre-ferry deservicing preparations and post-ferry reconfiguration activities encountered during OMDP.

      - ORBITER HARDWARE PRODUCTION

The contractor shall plan Orbiter design changes, perform impact assessments, produce modification and mission kits, prepare and execute installation work authorization documents, and conduct subsystem and system verification testing.   Hardware configuration management shall be in compliance with the requirements specified in JSC 09082 with implementation in accordance with a NASA approved implementation plan.  The contractor shall  plan and perform inspections and verification testing specified for accomplishment during OMDP.  The contractor shall manage and maintain Production assets.

Required service:	Provide high quality Orbiter modification hardware, OMDP, and ET umbilicals.

Standard:	The absence of Inflight Anomolies (IFAs) of Orbiter modification hardware, OMDP, and ET umbilicals attributed to the Contractor’s performance which preclude accomplishment of major mission objectives.

MER:    Successful accomplishment is evidenced by the absence of IFAs’s attributed to the Contractor’s performance which preclude accomplishment of major mission objectives.

##### 1.4.1.5.1	RESERVED.

##### 1.4.1.5.2	HARDWARE, MODIFICATIONS, AND SUPPORT

The effort defined herein shall be specifically authorized under the Program Provision Procedure as defined in Schedule Article H.35, entitled Program Provisioning.  The contractor shall provide engineering design capability to

accomplish any necessary changes required to preserve original design requirements compatibility and certification, and to support assessment of new capability developments as might be initiated by NASA.  The contractor shall perform operational and implementation impact assessments of all proposed or approved Orbiter (hardware/software) design changes.

The contractor shall design, develop, produce, verify and deliver certified Orbiter hardware, Orbiter hardware mission kits embedded software, and system modifications  (DR’s 1.4.1.5.1-a, 1.4.1.5.1-b, and 1.4.1.5.1-c).  The contractor shall produce engineering drawings and associated lists, configuration documentation,  performance verification requirements and specifications, and acceptance data packages  (DR 1.3.3.1) for the mission and modification kits that comply with the Orbiter Vehicle End Item Specification, MJ070-0001-1D.  The contractor shall produce and submit Orbiter engineering design (DR 1.4.1.1.1-b) and specification (DR 1.4.1.1.1-c) changes for approval.  The contractor shall control and track all Orbiter materials (DR 1.4.1.1.1-d).

Required Service:	Ensure vehicle modification product quality

Standard:		Product assurance (inspection) verification of hardware attributes during 				manufacturing as reported in the product quality report (non-					conformances per 1000 direct labor hours) shall be no more than 				3.0/KDLH.

Expectation:		Product assurance (inspection) verification of hardware attributes during 				manufacturing as reported in the product quality report (non-					conformances per 1000 direct labor hours) shall be no more than 				4.5/KDLH.

MER:			Product assurance (inspection) verification of hardware attributes during 				manufacturing as reported in the product quality report (non-					conformances per 1000 direct labor hours) shall be no more than 				6.0/KDLH.

##### 1.4.1.5.3	ORBITER OMDP

The contractor shall perform operational impact assessments of Orbiter design changes, prepare the work authorization documents, install the changes during Orbiter Maintenance Down Periods (OMDP), and conduct subsystem testing.  The contractor shall assess, perform and validate modifications; kit installations and Special Action Requests (SAR).  The contractor shall plan and perform inspections and verification testing specified for accomplishment during OMDP.

The work required for the OV-104 OMDP is included in the SFOC as a result of Modification 271 and as defined by the latest Program Requirements Control Board Directive (PRCBD) S063124DR5 that baselines mods performed during OMDP for OV-104.

##### The work required for the OV-102 (J3) OMM/OMDP is included in the SFOC as a result of modification 707 and as defined by the latest Program Requirements Control Board Directive (PRCBD) S063132 that baselines mods performed during OMM/OMDP for OV-102 (J3).

The work required for preparation and submission of initial budgetary estimates, Not-To-Exceed estimates for Pre-Planning efforts, and provision of a decision package for the accomplishments of the OV-103 (J3) OMM at Palmdale is included in the SFOC as documented in Decision Package MV-INC-02-02.

The Contractor shall perform OMDPs as core contract effort, as defined in the latest Program Requirements Control Board Directive (PRCBD) that baselines the mods for each OMDP.

##### 1.4.1.5.4	ORBITER/EXTERNAL TANK UMBILICALS

The contractor shall develop, produce, and deliver Orbiter/External Tank umbilicals.  The delivery schedule for the Orbiter/External Tanks umbilical disconnects LO2/LH2 ship sets is listed in contract Attachment J-20.

Required Service:	Provide ET umbilicals.

Standard:	All ET umbilicals delivered by the negotiated delivery date.

Expectation:	No more than 1 ET umbilical shipset delivered more than 15 days after the negotiated delivery date.

MER:	No more than 1 ET umbilical shipset delivered more than 30 days after the negotiated delivery date.

Required Service:	ET umbilical product quality.

Standard:	Product assurance (inspection) verification of hardware attributes during manufacturing as reported in the product quality report (non-conformance’s per 1000 direct labor hours) shall be no more than 4.0/KDLH.

Expectation:	Product assurance (inspection) verification of hardware attributes during manufacturing as reported in the product quality report (non-conformance’s per 1000 direct labor hours) shall be no more than 5.5/KDLH.

MER:	Product assurance (inspection) verification of hardware attributes during manufacturing as reported in the product quality report (non-conformance’s per 1000 direct labor hours) shall be no more than 7.0/KDLH.

The contractor shall provide for the production and assembly of shipsets 140 through 179, provide 10 shipsets of GSE/storage containers, 100 shipsets of follower arm torsion bars and 100 shipsets of main drive arm torsion bars.  Production and delivery of shipsets 140 to 179 and ancillary components shall occur as described in attachment J-20.

##### 1.4.1.5.5	CAPABILITY DEVELOPMENT

The contractor shall provide the capability to assess, develop, design, produce, and certify selected hardware.

### 1.4.2	SOLID ROCKET BOOSTER (SRB)

The Contractor shall acquire, refurbish, manufacture, assemble,  and checkout SRB flight hardware and associated hardware; as well as plan, control and perform SRB processing activities, in support of Schedule Article H.33.

#### 1.4.2.1	SRB ELEMENT PROCESSING

The contractor shall perform SRB processing using hardware and the associated certified documentation.  The contractor shall perform all processing activities associated with the SRB hardware in support of the integrated operations phase of the STS as specified in SOW section 1.5.  The contractor shall support acceptance reviews, test requirements, stacking, anomaly resolution and deviations/waivers. .  The contractor shall perform processing impact assessments, process requirements, install, validate and test modification kits. DRD’s: 1.4.2.1-a, 1.4.2.1-b, 1.4.2.1-d, 1.4.2.1-e, 1.4.2.1-f, and 1.4.2.1-g.

        - MULTIPLEXER – DEMULTIPLEXER (MDM) DEVELOPMENT

In accordance with CPA Package MSFC M-037, 51 flight MDM and 11 non-flight MDM’s shall be modified with a redesigned circuit card which has a relocated solder lug that eliminates the possibility of contact with adjacent circuit cards in the MDM. These modified MDM’s will be installed in Integrated Electronic Assemblies (IEA) except one of the 11 non-flight IEA is an engineering unit that does not require an MDM. The modified MDM’s and IEA’s shall be identified with new nameplates to identify the new configuration.

#### 1.4.2.2	SRB HARDWARE/SYSTEMS ASSEMBLY AND REFURBISHMENT

The contractor shall refurbish, manufacture, test, assemble and perform acceptance checkout (ACO), on the SRB hardware/systems.

In addition Forward Skirts S/N 1 and 2, which have not previously flown, shall be refurbished and reconfigured in accordance with Certification Plan USB-STR-001, Rev. 3 in order to enter the flight inventory.

        - CABLE TESTS

In accordance with CPA Package MSFC M-073, Paragraph 2.1 Work Description, the contractor shall perform dynamic continuity (flex or wiggle) tests on all cables except for coax, perform NDE X-ray on all new purchased cables, and perform make/buy analysis on cables.

#### 1.4.2.3	SRB STAND ALONE LOGISTICS

The Contractor shall provide the necessary level of stand alone, SRB unique logistics to support all SRB tasks.  The contractor shall conduct a periodic review of stand alone, SRB unique logistics to identify areas where performing an integrated logistics function would enhance the efficiency or effectiveness of the overall SRB logistics activity.

        - CABLE QUANTITIES

In accordance with CPA MSFC M-073, the contractor shall provide cables based on converting ETA Ring Cables to expendable, reduce Forward and Aft Tunnel cables to a five mission use for STS-105 through STS-115 transitioning to expendable for STS-116 and subsequent missions, and Forward Separation Bolt Cable mission life from 20 to 5.

#### 1.4.2.4        INTEGRATED LOGISTICS

The Contractor shall be free to migrate any or all SRB stand alone logistics activities into their overall integrated logistics process.  The contractor shall provide this integrated logistics function in a manner consistent with SOW section 1.4 for hardware element accountability and general logistics requirements.  The contractor shall obtain government approval before cannibalizing SRB hardware to fill requests.  Performance shall be reported in accordance with (DR 1.4 Modified).

Required Service:	Provide reparable hardware required for SRB processing and flight.

Required Service:	Provide nonreparable hardware required for SRB processing and flight.

Required Service:	The contractor shall identify to the Government any LRU’s with the potential for cannibalization within the next 6-month period.  Each cannibalization of hardware shall be reported to the Government no more than 8 hours after occurrence.

Required Service:	The contractor shall provide hardware which is suitable for use upon receipt at the Kennedy Space Center or other locations where Shuttle processing/servicing is conducted.

#### 1.4.2.5 	SRB FLIGHT SYSTEMS DESIGN RESPONSIBILITY

The Contractor shall be responsible for the design, performance, configuration control and certification of SRB Flight hardware delivered and refurbished under this Contract, as defined in PART 1 CEI Specification 10CEI-0001, latest approved revision. The Contractor's design responsibility for SRB hardware, excludes the Reusable Solid Rocket Motor (RSRM) and the associated RSRM Ignitor/Heater Power Cables, and NASA Standard Initiator’s (NSI’s) and NASA Standard Detonator’s (NSD’s).

The Contractor shall be responsible for the technical integration of all elements of the booster, including the RSRM.

The Contractor shall be responsible for SRB Loads & Environments criteria and requirements. Responsibility includes development, analyses, update & control activities of the following products: SRB Design Loads, SRB Integrated Thermal Environments, SRB Decent Trajectory Database, SRB Structural Math Models, SRB/RSRM Interface Loads, SRB Thermal Design Data, SRB Load Indicator Equations, and Vibration, Shock, & Acoustic Design/Test Criteria.  Effective 10/1/99, responsibility for the following products will be added:  SRB Ascent & Descent Venting Environments, Descent Thermal Environments, High-Frequency Component Loads, Ascent & Descent Aerodynamics, and Descent Acoustic Environments.

The Contractor shall be responsible for integrating, preparing and maintaining complete SRB mass properties. Electronic data files are to be supplied to NASA JSC for Space Shuttle Vehicle Integration.

The Contractor shall perform sustaining engineering to maintain the "as designed" configuration of SRB hardware, and to assure that the designs for flight hardware items are functionally and physically compatible with interfacing elements of the Shuttle vehicle, ground support equipment, checkout equipment, and associated handling and launch equipment.

The contractor shall continue to perform all authorized SRB Hardware Upgrades, GSE Upgrades, Process Improvement Initiatives, Materials Replacement Initiatives, and  Environmental Compliance Initiatives that have been initiated by agreement between USBI and NASA, prior to contract ATP. The contractor shall continue these tasks without change to requirements, schedules, or deliverables, unless specifically authorized by NASA.

#### 1.4.2.6		SRB ELEMENT PROCESSING, GROUND SYSTEMS DESIGN RESPONSIBILITY

The contractor shall perform sustaining engineering for SRB facilities, facility systems, and Ground Support Equipment (GSE), which are used to support SRB Element Processing.  This sustaining engineering support shall be provided in accordance with the requirements of SOW paragraph 1.5

#### 1.4.2.7	SRB HARDWARE/SYSTEMS ASSEMBLY AND REFURBISHMENT, GROUND SYSTEMS DESIGN RESPONSIBILITY

The contractor shall perform facilities sustaining engineering for the ARF (Assembly Refurbishment Facility) and the PRF (Parachute Refurbishment Facility).  The contractor shall perform sustaining engineering on all SRB unique facility systems, and SRB unique Ground Support Equipment (GSE), used in the ARF, PRF, and in the SRB hardware refurbishment areas of Hangars AF, M, and S.

#### 1.4.2.8	SRB RECOVERY OPERATIONS

The contractors shall support integrated operations as identified in SOW section 1.5.4.4.

#### 1.4.2.9 	RSRM STATIC FIRING SUPPORT

The Contractor shall provide on-site labor, equipment, spare/repair parts, components, and materials to the RSRM Contractor necessary to support readiness reviews, equipment servicing, assessment of hardware subjected to motor static firings, and repair/replacement of failed SRB equipment components for static firings.

#### 1.4.2.10	SRB MODIFICATIONS

The element contractor shall provide SRB modification kits required for ground processing to support the operations phase of the STS.  The contractor shall perform operational impact assessments, process requirements, install, validate and test modification kits.

#### 1.4.2.11 	SRB FACILITY TOOLING, EQUIPMENT, AND MINOR CONTRUCTION, ALTERATION, AND REPAIR (MCAR)

The Contractor shall acquire and utilize facilities equipment and tooling, and provide for minor construction, alteration and repair to existing facilities.

#### 1.4.2.12 	ACQUISITION SUPPORT

The Contractor shall procure Aft Separation Bolts and NSI pressure cartridges for the Tail Service Mast.  In addition, the Contractor shall procure and ship System Tunnel Floor Plates and Nozzle Rain Shield Attach Strips to the RSRM Contractor to support each mission.

### 1.4.3	FLIGHT SOFTWARE

The contractor shall develop, verify, and implement flight software for the SSP.  The Primary Avionics Software System (PASS), back-up flight system (BFS), Multifunction Electronics Display Subsystem (MEDS), and avionics system support activities are to be managed by the contractor with the direct involvement of the government in accordance with the baselined software processes (SCR 89050-SASCB Process Documentation Overview).The contractor shall perform requirements analysis, design, development, certification, testing, and maintenance of the avionics software for the Data Processing System (DPS) of the Space Shuttle Orbiter.  The contractor shall establish general and specific interfaces with other NASA selected contractors for coordination and data exchanges necessary in the formulation, execution, and verification of Shuttle FSW and FSWAT ground software.

#### 1.4.3.1	ORBITER AND BFS FLIGHT SOFTWARE PROCESSING AND TOOLS

“The contractor shall provide development and maintenance of individual software packages and integrated software systems necessary to provide for avionics flight software (FSW) development, certification, reconfiguration, testing, and verification in accordance with the current baseline process (SCR 89057-Flight Software Application Tools [FSWAT] Process).  The contractor shall develop and maintain all FSW application tools unique to the development, reconfiguration, and maintenance of the Shuttle onboard BFS FSW.  DR’s associated with this activity are:  DR 1.4.3.1-a, 1.4.3.1-b, and 1.4.3.1-c.

“The contractor shall maintain configuration control of all FSW products delivered to NASA.  Configuration control shall provide full traceability from NASA approved requirements to the individual items delivered and shall be applied to each operational increment (OI) or Shuttle FSW build.  The contractor shall utilize a configuration management database to support the configuration control and coordination of the contractor and NASA boards. This support shall include report generation, configuration audits, control board administration, and control documentation.  The DR’s associated with this activity are: 1.4.3.1-d, and 1.4.3.1-g.

“The contractor shall support computer access security, data integrity, implementation, test, and maintenance of the Software Development Facility (SDF) for all coding of BFS and FSW application tools.  The overall computer security and data integrity requirements shall be consistent with the Automated Information System Security Manual (JSC-2410.11).

“The contractor shall maintain the MAST database including definition and incorporation of hardware component calibration coefficients and curves, measurement channelization, and telemetry format requirements in accordance with current baseline process CR 89053-MAST II/STAR Reconfiguration.  The Contractor shall resolve payload data interleaver compiler bandwidth and instruction issues encountered as a result of SSV hardware modifications.  The contractor shall provide a “help desk” capability to facilitate user interaction.  DR’s associated with this activity are:  DR 1.4.3.1-k, 1.4.3.1-n, and 1.4.3.1-q.

“The contractor shall be provided GFE flight software products, perform pre-installation processing, install as a total or partial load and perform memory dumps and compares to ensure proper installation.  Included is the assessment of the software delivery to determine any GOAL application/procedure impacts and the provision of test support and procedure execution.

Required Service:	Provide BFS Software Approval Sheet (SAS) and test patches.

Standard:	Released software patches are 100% technically accurate, complete in content and delivered on the negotiated schedules.

Expectation:	Slips or redelivery caused by BFS not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER:	No errors in released test patches caused by BFS for crew training or testing which cause impacts to mission safety, mission success or scheduled launch date.”

#### 1.4.3.2	FLIGHT SOFTWARE TESTING

The contractor shall verify that performance of the integrated SSV avionics system hardware, software, and its associated interfaces meets program requirements.  Elements included in the integrated avionics are the PASS, the BFS, and all SSV avionics hardware/software elements including the SSME controller.

The contractor shall prepare avionics system verification test requirements which utilize SAIL, Software Reconfiguration Facility (SRF), audits, or other appropriate methods to assess system compliance with requirements.  Verification requirements shall be provided for:  Mission verification, new OI testing, SAIL regression testing, Shuttle hardware upgrade verification, SAIL site acceptance, and system integration verification.  Mission unique testing shall include software patches, DTO’s, and general purpose computer memory patches (GMEMS) (DR’s 1.4.3.2-a, 1.4.3.2-b, 1.4.3.2-c, and 1.4.3.2-d.).

The contractor shall provide real-time support to SAIL testing or verification testing at other sites as applicable to confirm that the verification test requirements are properly executed, anomalies identified, and the appropriate data products are produced.  The contractor shall post process, analyze test data, report anomalous results, and participate in discrepancy resolution.  The contractor shall track, review, and provide technical support/expertise for closure of flight system/software anomalies, interim discrepancy reports, and discrepancy reports resulting from integrated avionics verification testing.  For each flight, the contractor shall prepare and present a summary of open SAIL anomalies and avionics system discrepancy reports and identify constraints to flight (DR 1.4.3.2-f).

The contractor shall provide closed loop accounting of all avionics system change verification and make reports to the SSP on a flight to flight basis and for each new OI release.  The contractor shall provide verification flight readiness inputs to NASA (DR’s 1.4.3.2-g and 1.4.3.2-h).

#### 1.4.3.3	AVIONICS AND SOFTWARE SYSTEM SUPPORT

The contractor shall be responsible for all aspects of the associated principal function (PF) software design as defined in the STS Flight Software Functional Subsystem Software Requirements (FSSR), Space Shuttle Computer Program Development Specifications (CPDS), and Program Requirements Document (PRD).  This role is designated as Principal Function Manager with the responsibility to serve as the primary expert for all aspects of each FSW PF.  The contractor shall be responsible for all aspects of the design, definition, and mission selection of I-load categories and occurrences for associated PF as defined in the FSSR and PRD.  This role is designated as I-load Manager with the responsibility for one or more I-load categories.  SASCB SCR 89350, SASCB FSW Requirements Management Assignment Baseline, and SCR 89049, JSC and Contractor I-load Owner Assignment, governs the individual designations.

The contractor shall develop and establish flight software change requirements for STS missions, Orbiter Maintenance Modification processing, and pre- and post-launch ground checkout.  The contractor shall prepare FSW change proposals and change requests and provide recommendations for long term definition of OI changes as defined in the Shuttle Avionics Software Control Board (SASCB) 3 year plan.  The contractor shall provide impact assessments and recommendations to the SASCB in response to FSW changes proposed by FCP, SCR, I-Load DCR, DR, RIT, SSME Software Authorization Notice (SAN), or Requirement Change Notice (RCN) in accordance with the current baselined software processes, SCR 89051 - Space Shuttle Software Change Request (SCR) Process, SCR 89052 - Space Shuttle Flight Software Discrepancy Report Procedures, SCR 89054 - I-Load Data Change Request (DCR), and SCR 89056 - SSMEC FSW process (DR’s 1.4.3.3-c, 1.4.3.3-f, and 1.4.3.3-y).

The contractor shall develop the payload and vehicle requirements needed to reconfigure the appropriate software for Shuttle vehicle and ground facilities in support of SSP mission.  The contractor shall work with payload suppliers and the Shuttle community in order to develop the requirements necessary to perform flight specific data reconfiguration.  The contractor shall maintain a detailed flight specific requirements document that defines the design requirements and constraints for each flight (DR’s, 1.4.3.3-e, 1.4.3.3-g, 1.4.3.3-k, and 1.4.3.3-y).

The contractor shall maintain FSW requirements documentation including the CPDS, FSSR, and PRD.  The contractor shall update this documentation and the PASS/BFS Interface Control Documents for each approved OI.  The contractor shall maintain an I-load Selection Criteria data book with which to perform an independent selection of I-loads for mission reconfigurable parameters.  The contractor shall provide Software Version Description Documentation for each BFS data set delivered (DR’s 1.4.3.3.-o, 1.4.3.3-p, 1.4.3.3-q, 1.4.3.3-s, 1.4.3.3-t, 1.4.3.3-u, and 1.4.3.3-w).

Required Service:	Provide I-load Selections

Standard:	Delivered I-loads 100% accurate.

Expectation:	No errors requiring redelivery which impacts I-load development schedules or requiring patch for flight.

MER:	No errors which impact safety, mission success, or major program schedule milestones.

The contractor shall perform functional compatibility analyses of the DPS hardware, systems software and avionics interfaces to verify that proper fault tolerance requirements are satisfied and that proper compatibility exists.  The contractor shall establish/evaluate the requirements for the DPS software including Flight Computer Operating System (FCOS), User Interface (UI), Systems Control (SC)-redundancy management, and generic Uplink (UL) for proper control and performance of the DPS.  The contractor shall perform integrated DPS related systems assessments, and present recommendations for preflight/flight/postflight technical issues, anomalies, and problems potentially affecting flight readiness, flight safety, or mission success (DR’s 1.2.1.7-a, 1.2.1.7-c, 1.4.3.3-z, and 1.4.3.3-aa).

“The contractor shall interface with payload customers and develop, baseline, and maintain unique PIP Annex 4 in accordance with the PIP schedule.  The contractor shall maintain generic blank books.  All generic blank book changes shall be approved by NASA.  The contractor shall provide the annex (DR 1.4.3.3-v).

Required Service:	Develop and baseline Integration Plan (IP) Annex 4 (Command and Data Requirements)

Standard:	100% Annex baselined in accordance with IP schedule

MER:	10% of Annex may be baselined late but not later than Flight Planning and Stowage Review, and in no case impact major program schedule milestones.

The contractor shall be responsible for coordinating the technical content of vehicle DCR’s and mission I-Loads and will load the STAR/MAST systems with data in support of JSC/Engineering Directorate.  The contractor will coordinate these data entries at the SASCB Shuttle Data and Reconfiguration Data Boards for DCR’s affecting engineering accountable hardware subsystems and I-Loads (DR 1.4.3.3-x).

#### 1.4.3.4	BFS FLIGHT SOFTWARE RECONFIGURATION

The contractor shall prepare and verify the content of the flight configured BFS software and I-loads using certified tools.  The contractor shall verify that the software has been properly reconfigured and is ready to be applied to the vehicle and to support flights.  The detailed mass memory content and deliverables shall be defined by JSC 24954, FSW Build Specification ICD, and JSC 08338, Shuttle Avionics Mass Memory Unit Computer Integration Plan, respectively and the processes described by these documents shall be adhered to for all FSW builds.

The contractor shall provide, manage, and document the processes utilized in the production of all BFS products.  Any products generated with procedures not contained in the process documentation must have an authorizing management waiver and must be reported to NASA.  The contractor shall establish the development and maintenance of software necessary to produce the products.  The contractor shall provide for government approval, a configuration management plan for maintenance of requirements, tools, and documentation used in the production of FSW reconfiguration products (DR’s 1.4.3.4-d).

Required Service:	Provide BFS reconfiguration deliverables to support flight manifest.

Standard:	All products affecting the BFS flight software configuration will be delivered 100% accurate.

Expectation:	Slips or redelivery caused by BFS not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER:	No errors in the BFS flight software configuration caused by BFS which impact flight safety, mission success or the applicable scheduled launch date.“

#### 1.4.3.5	BFS FLIGHT SOFTWARE MODIFICATIONS

The contractor shall produce BFS FSW for on-board space systems, including the data processing system of the Orbiter.  The contractor shall receive and review requirements and implement all software resident in the Orbiter avionics backup computer.  Implementation of the software shall be accomplished by OI source code deliveries, source code changes to flight systems, or as address patches to flight systems.  After the completion of the FACI, the contractor shall complete an additional and independent verification of all FSW and FSWAT developed under this contract in accordance with NSTS 08271, FSW Verification and Validation Requirements.  This verification shall also include analysis of computer performance, prediction, and measurement (DR’s 1.4.3.5-a, 1.4.3.5-b, 1.4.3.5-c, 1.4.3.5.-d, 1.4.3.5-e, 1.4.3.5-g, 1.4.3.5-h, 1.4.3.5-i, 1.4.3.5-j, 1.4.3.5-k, 1.4.3.5-l, 1.4.3.5-m, 1.4.3.5-n, 1.4.3.5-o, 1.4.3.5-p, 1.4.3.5-q, 1.4.3.5-r, 1.4.3.5-s, 1.4.3.5-u, and 1.4.3.5-v).

Delivery of major computer program updates shall be accomplished by the contractor completing delivery at CI of all documentation and products as defined by JSC 22320, Flight Software Class 1 Integration Plan (CIP).

Required Service:	BFS Applications Tools OI deliverables

Standard:	The BFS flight software applications tools code development process will maintain an error rate of less than or equal to .5 per 1000 lines of code change in an OI which affected at least 2000 lines.  Errors will be calculated from the CI of that OI and will count all contractor introduced code error DRs only.  A 100% accuracy will be expected for associated data files, configuration control files and supporting product reports which would impact the BFS flight software quality or configuration.

Expectation:	Slips or redelivery caused by not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER:	No errors in the BFS Tools OI deliverables caused by BFS Tools which impact flight safety, mission success or scheduled launch date.

Required Service:	BFS OI deliverables

Standard:	The BFS flight software code development process will maintain an error rate of no greater than one error per release for releases with less than 2000 lines of code change.  Or, less than or equal to .5 per 1000 lines of code change in an OI which affected at least 2000 lines.  Errors will be calculated from the first SRR of that OI and will count all Severity 1, 2 and 3 DRs only.  A 100% accuracy will be expected for associated data files, configuration control files and supporting product reports which would impact the BFS flight software quality or configuration.

Expectation:	Slips or redelivery caused by BFS not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER:	No errors in the BFS OI deliverables caused by BFS which impact flight safety, mission success or scheduled launch date.

Required Service:	Provide Flight System and In-Flight patches for BFS Code, Data, and Reconfiguration

Standard:	Delivered 100% correct in content and accuracy for MMU memory locations.

Expectation:	No errors requiring redelivery of patch which impacts verification and mass memory build schedules.

MER:			No errors which require program waivers, or impacts safety,

mission success or major program schedule milestones.

#### 1.4.3.6	FLIGHT OPERATIONS SUPPORT

The contractor shall provide mission support from pre-launch countdown through all flight phases to vehicle powerdown on the runway.  The contractor flight support team, under the direction of the NASA team lead, shall provide technical consultation concerning flight software related issues and perform analysis, data collection, and resolution of anomalies.

1.4.3.7		PASS FLIGHT SOFTWARE PROCESSING

The contractor shall manage and perform the requirements definition, analysis, design, implementation, verification, certification, configuration control, test, and maintenance of the PASS Space Shuttle software for the DPS of the Space Shuttle Orbiter.  Included in this responsibility is the DPS performance and systems analyses that are essential for the software design.  The contractor shall perform internal software quality assurance of the processes and procedures used to generate the PASS FSW products.

The contractor shall maintain configuration control of all FSW products delivered to NASA.  Configuration control shall provide full traceability from NASA approved requirements to the individual items delivered and shall be applied to each Operational Increment (OI) or Shuttle FSW build.  The contractor shall utilize a configuration management database to support the configuration control and coordination of the contractor and NASA boards.  This support shall include report generation, configuration audits, control board administration and logistical support, coordination support for Engineering Directorate review processes and control documentation.

The contractor shall support computer security, data integrity, implementation, test and maintenance of the Software Development Facility (SDF) to be used for all coding of Flight Software (FSW) and the Flight Software Application Tools (FSWAT). The contractor shall provide RACF profiles and administer user access for NASA and contract users.  The overall computer security and data integrity requirements shall be with the Automated Information System Security Manual (JSC-2410.11).  The overall requirements, implementation, and maintenance shall be consistent with all SDF policies and procedures approved by the SPF Configuration Control Board.

DR’s: 	1.4.3.7-a, 1.4.3.7-b, 1.4.3.7-c, 1.4.3.7-d, 1.4.3.7-e, 1.4.3.7-f, 1.4.3.7-g, 1.4.3.7-h, 1.4.3.7-i, 1.4.3.7-j”

1.4.3.8		PASS FLIGHT SOFTWARE TOOLS

The contractor shall perform the requirements analysis, design, implementation, verification, configuration control, and maintenance of the software and hardware tools required to generate, verify, deliver, and maintain configuration control of avionics software products.  These tools include those used by the contractor and NASA in the Software Development Facility (SDF) and the ASDEP Networked Computers.  The tools used for reconfiguration shall be delivered to NASA for use in the Software Reconfiguration  Facility (SRF).  This delivery shall occur at CI of each OI and as needed for late changes as defined in the Flight Software Frontroom/Backroom Interface Control Document (JSC 22303) and the CIP document (JSC 22320).

The contractor shall perform impact analyses of the proposed tool changes relative to flight software OI’s, considering compatibility with other Support Software Change Request (SSCR’s) and Support Software Discrepancy Reports (SSDR’s).  The contractor shall support the processes, procedures, documentation, and databases for the Support Software Configuration Control Board.

The contractor shall develop, verify, and maintain all Flight Software Application Tools (FSWAT) unique to the development, reconfiguration, and maintenance of the Shuttle onboard FSW (SCR 89057 - Flight Software Application Tools (FSWAT) process).  These FSWAT elements shall be located and used primarily in the SDF and SRF.  Workstation and facility (SAIL, SMS, KSC, etc) tools shall be subject to configuration control when used directly for access to, reporting on, or modification of the FSW.  These capabilities shall be defined and developed in close coordination with the hardware and the Commercial Off-The-Shelf (COTS) equipment in the SDF. The contractor will also be required to develop the HAL/S compiler upgrades for all OI’s.  All change requests are coordinated with the users and approved or dispositioned by the NASA Control Board.

Facility management of the Avionics Software Development Environment Pathfinder (ASDEP) shall be supported, including computer security, system assurance, user support, and requirements, implementation, verification, and configuration control of the system tools.

SDF user support shall be provided for the Multiple Virtual Storage (MVS) and UNIX operating systems plus any unique supporting software or hardware (compilers, assemblers, linkage editors, utilities, databases, and FEIDS) used in support of the software development activities.  The contractor shall support operating systems System Generation (SYSGEN), consultation, and general system support to the users.

The contractor shall be responsible for the NASA ADP (Automated Data Processing) Consolidation Center (NACC) insight for the Space Shuttle Program Office.  This will include Shuttle Program Office NACC (SPON) system integration (data base administration, system assurance, change/risk management), Application Support (resource management), and User Support (ID administration, Help Desk support).

DR’s: 	1.4.3.8-a, 1.4.3.8-b, 1.4.3.8-c, 1.4.3.8-d, 1.4.3.8-e, 1.4.3.8-f, 1.4.3.8-g, 1.4.3.8-h, 1.4.3.8-i

Required Service:	PASS Applications Tools OI deliverables

Standard:	The PASS flight software applications tools code development process will maintain an error rate of less than or equal to .5 per 1000 lines of code change in an OI which affected at least 2000 lines.  Errors will be calculated from the CI of that OI and will count all contractor introduced code error DRs only.  A 100% accuracy will be expected for associated data files, configuration control files and supporting product reports which would impact the PASS flight software quality or configuration.

Expectation:	Slips or redelivery caused by not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

MER:	No errors in the PASS Tools OI deliverables caused by PASS Tools which impact flight safety, mission success or scheduled launch date.

1.4.3.9	  PASS FLIGHT SOFTWARE IMPLEMENTATION

The contractor shall prepare FSW change proposals and change requests and provide recommendations for long term definition of OI changes as defined in the Shuttle Avionics Software Control Board (SASCB) three year plan.  The contractor shall provide impact assessments and recommendations to the SASCB in response to FSW changes proposed by SCR or FSW DR’s in accordance with the current baselined software processes, SCR 89051-CR process and SCR 89052-DR procedures.

The contractor shall be responsible for the development of the PASS Flight Software by performing requirements definition, requirements analysis, functional and detailed design, code and implementation, test and verification, performance analysis, and build and integration of software as a result of baseline changes.  The development phase includes all CR work through CI, including all testing, all DR source changes through FACI and all compiler UAT’s.

Implementation of the software shall be accomplished by OI source code deliveries.  After the completion of the FACI, the contractor shall complete an additional and independent verification of all FSW developed under this contract in accordance with NSTS 08271, FSW Verification and Validation Requirements.  This verification shall also include analysis of computer performance, prediction, and measurement.

Software delivery shall occur at Configuration Inspection (CI) of each FSW Operational Increment (OI) and as needed for late changes as defined in the Flight Software Class 1 Integration Plan (CIP) (JSC 22320).

DR’s: 	1.4.3.9-a, 1.4.3.9-b, 1.4.3.9-c, 1.4.3.9-d, 1.4.3.9-e, 1.4.3.9-f, 1.4.3.9-g, 1.4.3.9-h, 1.4.3.9-i, 1.4.3.9-j, 1.4.3.9-k, 1.4.3.9-l, 1.4.3.9-m, 1.4.3.9-n, 1.4.3.9-o, 1.4.3.9-p

Required Service:	PASS FSW OI deliverables

Standard:	The PASS flight software code development process will maintain an error rate of no greater than one error per release for releases with less than 5000 lines of code change.  Or, less than or equal to .2 per 1000 lines of code change in an OI which affected at least 5000 lines.  Errors will be calculated from the first SRR of that OI and will count all Severity 1, 2 and 3 DRs only.  A 	100% accuracy will be expected for associated data files, configuration control files and supporting product reports which would impact the PASS flight software quality or configuration.

Expectation:	Slips or redelivery caused by PASS not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional 	resource impact to outside organizations is incurred.

MER:	No errors in the PASS OI deliverables caused by PASS which impact flight safety, mission success or scheduled launch date.

1.4.3.10	  PASS FLIGHT SOFTWARE RECONFIGURATION AND MMU INTEGRATION

The contractor shall generate and verify the contents of the reconfigured primary software loads and an integrated MMU loads for flight.  The contractor shall ensure that the software has been properly reconfigured and is ready to be applied to the vehicle and to support Space Shuttle flights.  The contractor shall provide the support and services to accomplish the planning, analysis, implementation, and testing associated with the reconfiguration of the mission unique data incorporated against a FSW Operational Increment release system.  Test plans specifications, performance test reports, and audits shall be included in this process.

Performance testing requirements will be approved by SCR 89044, Software Reconfiguration Performance Test Plan, approved by the SASCB.  Reconfiguration reporting will be accomplished via MOD metrics reporting, as well as performance test reports, release notes and other reports.  The detailed process and deliverable requirements shall be defined in the Mission Integration Plan (MIP) (JSC 08338) and shall be adhered to for all FSW reconfigurations builds.  The detailed mass memory deliverables content shall be defined by JSC 24958, FSW Build Specification ICD.

DR’s:  1.4.3.10-a, 1.4.3.10-b, 1.4.3.10-c, 1.4.3.10-d, 1.4.3.10-e, 1.4.3.10-f

Required Service:	Provide PASS reconfiguration deliverables to support flight manifest.

Standard:	All products affecting the PASS flight software configuration will be delivered 100% accurate.

Expectation:	Slips or redelivery caused by PASS not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional 	resource impact to outside organizations is incurred.

MER:	No errors in the PASS flight software configuration caused by PASS which impact flight safety, mission success or the applicable scheduled launch date.

1.4.3.11	GROUND FACILITY DATA PROCESSING SYSTEM

The contractor shall perform the maintenance, modification, and testing of the Data Processing System (DPS) components used in the listed ground facilities including, but not limited to, the General Purpose Computers, MCDS Display System, Simulation Interface Device (SID), Flight Equipment Interface Devices (FEIDS), and Mass Memory Unit Simulator (MMUS).  The contractor shall also provide systems expertise for the resolution of hardware and related software problems in the facilities listed below.

- Shuttle Avionics Integration Laboratory Shuttle Test Station (SAIL STS)

- JSC Avionics Engineering Laboratory (JAEL)

- Software Production Facility (SPF)

- Shuttle Mission Simulator-Moving Base (SMS-MB)

- Shuttle Mission Simulator-Fixed Base (SMS-FB)

- Guidance and Navigation Simulator (GNS)

- Shuttle Training Aircraft (STA)

- KSC Avionics Test Station (KATS)

DR’s:  1.4.3.11-a, 1.4.3.11-b, 1.4.3.11-c, 1.4.3.11-d

1.4.3.12		PASS FLIGHT SOFTWARE MAINTENANCE

The contractor shall perform the flight software maintenance through DR analysis, DR code development and testing, and associated paperwork for software discrepancies and changes after FACI.  The maintenance support shall cover all analysis, recommendation, and corrective actions necessary to close flight software code and reconfiguration DRs at the SASCB as defined in SCR 89052.  The contractor will be required to maintain and update the FSW maintenance specification documents including correction of errors introduced during FSW development and other maintenance actions to the FSW and FSW documentation which insure software quality.  The contractor will support problem analysis of special field releases or T&O issues, perform audits as a result of Compiler or other tool DR’s, review Program Notes and waivers for OI applicability, update documentation such as FSW User Guide, and prepare FSW notes and waivers.

The contractor shall perform Flight Software mission maintenance which includes all flight preparation and in-flight activities required to support NASA sites which use released Flight Software.  The contractor will be responsible for supporting Site unique patch development and testing for each applicable released flight system, GMEM procedure development and testing for applicable released flight system, mission support staffing in the Mission Evaluation Room, support of all SASCB control boards for actions and deliverables needed on a flight to flight basis, compiler and other audits on flight loads, data value patches required post-reconfiguration as a result of SASCB direction, and source or patch fixes authorized by CR or DR when required in support of the flight-to-flight recon process.  The contractor will provide consultation, problem analysis, corrective action and configuration control support of contractor delivered software at JSC, KSC, and other locations as directed.

DR’s:  1.4.3.12-a, 1.4.3.12-b, 1.4.3.12-c, 1.4.3.12-d, 1.4.3.12-e, 1.4.3.12-f, 1.4.3.12-g, 1.4.3.12-h, 1.4.3.12-i

1.4.3.13	MEDS MODIFICATION AND MAINTENANCE

The contractor shall perform the requirements analysis, design, implementation, verification, certification, configuration control, and maintenance of the MEDS software in accordance with the SASCB baselined software processes SCR 98016-MEDS Flight Software Process.  The contractor’s responsibility includes the IDP software, the MDUF software, the ADCF firmware, the IDP-BSL firmware, the MDU-UDI firmware, MTS software, IDP support software, MDUF FQT software, MOM, ADCF FQT Test Scripts, and the Portable Loader software.

The contractor shall prepare and present MEDS software change proposals, change requests, and FSW DRs in accordance with the current baselined software processes, CR 89051-CR process and CR 890-52-DR procedures.  The contractor shall provide recommendations for long term definition of version increments.  The contractor shall be responsible for configuration management of the MEDS documentation, media, and tools required to maintain the software.

The contractor shall be responsible for the design, development, verification, configuration control, and maintenance of the non-flight software and hardware tools used for MEDS software product generation, verification, delivery, maintenance, configuration control, performance analysis, and problem investigation.

Required Services:	MEDS Software Version Increment Deliverables

Standard:                   The MEDS flight software code development process will maintain an error rate of no greater than one error per release for release with less than 5000 lines of code changed.  Or, less than or equal to 0.2 per 1000 lines of code change in a version increment which affected at least 5000 lines.  Errors will be calculated from the Software Acceptance Review of that version and will count all Severity 1, 2, and 3 DRs only.  100% accuracy will be expected for associated documentation, data files, configuration control files, and supporting products that would impact the MEDS flight software quality or configuration.

Expectation:	Slips or redelivery caused by MEDS Software not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

### MER	No errors in the MEDS Version Increment deliverables which impact flight safety, mission success, or scheduled launch date.

1.4.3.14	MEDS SOFTWARE TEST AND OPERATIONS SUPPORT

The contractor shall provide Test and Operations (T&O) support for facilities responsible for software engineering evaluation, software/hardware integration, software validation, crew training, and preflight/postflight testing.  The contractor shall provide problem analysis of special field and T&O issues, prepare and maintain MEDS Program Notes and Waivers, and provide T&O support for operational missions.

The contractor shall perform the design, implementation, and maintenance of specific test software (interim releases) required by avionics system facilities, such as the Shuttle Avionics Integration Laboratory (SAIL), Shuttle Mission Simulator (SMS), Shuttle Training Aircraft (STA), and Kennedy Space Center (KSC) facilities in support of checkout and turnaround operations.

Required Services:	MEDS Software Interim Release Deliverables

Standard:	The delta code changes for the interim release software are 100% technically accurate, complete in content, and delivered on the negotiated schedules.  100% accuracy will be expected for associated documentation.

Expectation:	Slips or redelivery caused by MEDS Software not meeting negotiated schedules or due to a redelivery to correct an error are allowed if no additional resource impact to outside organizations is incurred.

### MER	No errors in the interim release deliverables which impact flight safety, mission success, or scheduled launch date.

1.4.3.15	PORTABLE COMPUTER SOFTWARE SYSTEMS FOR SPACEFLIGHT

The contractor shall provide and maintain software for use on the Payload and General Support Computer (PGSC) platform.   All software generated or maintained as part of this section shall follow a contractor developed/government approved software development plan.  Software/firmware provided as Government Furnished Equipment (GFE) or from an Original Equipment Manufacturer (OEM) shall not be held to standards specified in the software development plan.

The contractor shall deliver software which reads decommutated downlist data generated by the Pulse Control Modulated Master Unit (PCMMU) in a format and timetable specified in the Data Requirements Description (DRD) document for PGSCs.  Contractor shall also be responsible for system definition development for future PCMMU functions that are compatible with present and future Space Shuttle portable computer platforms.   Related PGSC software may be provided and/or maintained in addition to the decommutation software upon concurrence with the Space Shuttle Program Office.  (DR 1.4.3.16-a)

1.4.3.16	VEHICLE AND PAYLOAD DATA COLLECTION/RECONFIGURATION

The contractor shall perform assessments of vehicle, Orbiter Interface Unit (OIU), and payload avionics and change requests submitted by the Shuttle community and payload suppliers in order to determine the feasibility and impacts of the request with respect to cost, schedule, content and quality of contractor activities.

The contractor shall review all flight software Change Requests (CR) related to Shuttle onboard displays for technical correctness.

The contractor shall provide the reconfiguration products to users as specified in the Data Integration Plan (DIP) and the Shuttle Avionics Mass Memory Unit Computer Integration Plan in the correct format.  Products shall be delivered in support of  mission specific schedules.  The contractor shall provide manifest assessments in support of the SSP.  Products shall be delivered as required for: Recon 1 (R1), Final Load (FL), PVL, One Cycle to Flight (OCTF), Special Build or Patch (DR 1.4.3.16-a).

The contractor shall provide assessments of reconfiguration data change requests submitted to the SASCB by the payload suppliers and the Shuttle community.  NASA shall determine which SASCB data change requests to implement.  The contractor shall determine the manner of SASCB/DCR implementation, based on resources and priorities providing such implementation does not impact cost or schedule and the change is agreed to by all impacted parties.

The contractor shall ensure data integrity and configuration control of mission data and conform to the SASCB configuration management process defined by NASA.

The contractor shall provide the I-load baseline and coordination support in order to provide I-loads inputs into the Flight Software Reconfiguration Process.

The contractor shall develop and maintain the reconfiguration tools necessary to produce the data reconfiguration products.  (DR 1.4.3.16-b)

Required Service:	Data Reconfiguration Deliverables

Standard of Excellence:	100% of the data products are error free

Expectation:	2.5% of the data products delivered during the previous year contain errors, with all errors dispositioned prior to the start of flight specific simulations, and in no case impact safety, mission success or major program schedule milestones.

MER:	5% of the data products delivered during the previous year contain errors, with all errors dispositioned prior to the start of flight specific simulations, and in no case impact safety, mission success or major program schedule milestones.

1.4.3.17 	SHUTTLE AVIONICS INTEGRATION LABORATORY (SAIL)

The contractor shall provide management, integration, and system engineering functions for all SAIL systems and equipment.  The contractor shall develop, implement and maintain a Management Plan that addresses all systems and key operations tasks.  The contractor shall provide an Information Technology Acquisition Plan (DR 1.1.4.1-b).

The contractor shall modify, upgrade, and/or improve the performance of the systems and equipment in the SAIL facility.  The contractor shall obtain NASA approval for all modifications resulting in an architectural change.  The contractor shall, as directed by the government, provide project management and development plans and implement system upgrades and/or new capabilities required by vehicle/mission changes additions, obsolete and NME equipment replacements, and/or operational efficiencies.

The contractor shall establish agreements with non-SFOC users of SAIL Systems and Equipment for services required to satisfy SSP program requirements.  These agreements shall be documented and signed by all participants.

Required Service:	SAIL operations system availability.

Standard of Excellence: 100% SAIL operations system availability

Expectation: 	5% SAIL operations system non-availability with no impact to safety, mission success or major program schedule milestones.

MER:                        	No significant impact to safety, mission success or major program schedule milestones.

Required Service:	Provide sustaining engineering and maintenance and operations support for SAIL system and equipment.

Std of Excellence:    	Complete and adequate Closure of Sustaining Requirements and Discrepancy Reports within negotiated and agreed upon user need dates and in no case impact safety, mission success or major program schedule milestones.

Expectation:              	5% late, but in no case impact safety, mission success, or major program schedule milestones.

MER:                         	No significant impact to safety, mission success or major program schedule milestones.

The contractor shall provide maintenance of the Government computer systems and shall operate the computer equipment including any computer equipment added or changed during the contract period. The contractor shall operate the tape libraries and tape silo automated storage systems, and coordinate data information retention and accountability with other libraries or archival facilities provided and operated by other JSC contractors or Government personnel.

The contractor shall maintain all SAIL flight hardware and software, incorporating modifications to maintain flight vehicle configuration and supporting development activities as directed by the government. The contractor shall plan tests, execute and resolve anomalies.

The contractor shall provide sustaining engineering and modification of the systems hardware in the SAIL facility.  The contractor shall design modifications to the baseline systems including requirements, functional design, and documentation.  The modifications shall be based on vehicle/mission changes/additions, obsolete equipment/component replacement, and operational efficiency improvements. The contractor shall conduct and schedule design reviews for all appropriate levels of change and provide a Functional Design Review (FDR) Report.  System or configuration changes that do not affect the functional capability of a system or the hardware or software architecture do not require formal design reviews.  The contractor shall provide continuing system engineering support for systems during their operational lifetime.  This support shall encompass all technical support beyond normal operation and maintenance.

The contractor shall maintain commercial off-the shelf software (COTS) and maintain and modify custom software for the flight operations systems in the SAIL facility.  The contractor shall conduct and schedule functional design reviews (FDR) for all appropriate levels of changes and provide a FDR report.  System or configuration changes that do not affect the functional capability of a system or the hardware or software architecture do not require formal design reviews.  The contractor shall maintain software documentation throughout the development and maintenance of software systems.

The contractor shall define procedures to establish and maintain software configuration control, discrepancy resolution, and modification definition and implementation.  The contractor shall provide sufficient detail to establish the applicability or exceptions of the plan to the various types of software (mission/non-mission, systems/applications, etc.).

Required Service:	Management of software critical discrepancies to enable the system to support integrated verification and flight operations.

Std of Excellence:	No critical discrepancies in mission support software after the scheduled start of integrated verification and mission support.

Expectation:	No critical discrepancies after the start of integrated and mission specific verification that impact safety, mission success or major program schedule milestones.

MER:	More than 1 critical discrepancy(s) after the start of integrated and mission specific verification that impact(s) safety, mission success or major program schedule milestones.

The contractor shall integrate and install equipment, software, and reconfiguration products for the operations systems in SAIL facility.  The contractor shall determine integration schedules that ensure facility availability and installation schedules are sufficient to support the integrated verification and mission support activities. The contractor shall integrate support during all phases of a development project which will require multiple interfaces with the Government and the development contractor.  The contractor shall work with development contractors to establish an agreement that defines the division of roles and responsibilities regarding installation, integration, maintenance, and operation activities, and that defines the services that will be provided to development contractors.  Agreements shall be documented and signed by all participants.

The contractor shall conduct and execute integration and verification tests of the STS avionics and related hardware or simulation of hardware, flight software, flight procedures and associated ground support hardware and software.  The Flight Crew may participate as cockpit operators during the execution of verification test activities at NASA’s discretion (DR 1.4.3.17-a).

### 1.4.4	EXTERNAL TANK (ET)

The contractor shall plan, control, and perform ET processing activities.  A Memorandum of Understanding shall be established between the contractor and the ET element contractor that reflects the interface relationships as defined in Memorandum of Understanding, LSOC/MMC-001, latest revision.

#### 1.4.4.1	ET ELEMENT PROCESSING

The contractor shall perform ET processing using hardware and associated documentation certified and furnished by the ET element contractor in support of the operations phase of the STS including the integrated operations as specified in SOW Section 1.5.  The contractor shall perform routine, planned/unplanned processing/maintenance operations, test and check out procedures.  The contractor shall obtain the ET element contractor’s concurrence as necessary to establish an agreement that the integrated operations meet element contractor requirements prior to the scheduled launch.

#### 1.4.4.2	ET LOGISTICS

Reference SOW section 1.4 for general logistics requirements.

The contractor shall define, assess, and ensure that spare parts and consumables are procured or supplied for the ET and the related support equipment for hardware processing at KSC.  The contractor shall obtain from the ET MAF element contractor an agreement on the requirements including total quantity, parts numbers, and consumption or failure rate.

#### 1.4.4.3	RESERVED

#### 1.4.4.4	ET TRANSPORTATION

The contractor shall transport the ET by barge from the Michoud Assembly Facility (MAF) to the launch site (KSC).  The ET element contractor shall transport the ET and its related equipment from the point of final assembly to the point of barge embarkation and loading to include that effort required to load, tie down and secure the hardware on marine vessels and ballast the barge for sea.  The contractor shall schedule all transportation functions and obtain an agreement with the ET element contractor that the ET loaded barge configuration is acceptable for shipment.   The contractor shall determine and communicate to the ET element contractor the required number of days prior to the scheduled launch that the ET barge must be loaded and available for shipment.  A  The contractor shall accomplish marine surveys and shipyard maintenance required to maintain American Bureau of Shipping and U.S. Coast Guard vessel certifications on the two Government Furnished barges identified in attachment J-9C-1 (Government Furnished Property) of this document.  The contractor shall make the barges available for other NASA requirements on a non-interference basis with the ET shipments and barge repair schedules.

#### 1.4.4.5	ET MODIFICATIONS

The element contractor shall provide ET modification kits required for ground processing to support the operations phase of the STS.  The contractor shall perform operational impact assessments, process requirements, and  install, validate and test modification kits.  The contractor shall obtain the ET element contractor’s concurrence as necessary to establish the correct installation and configuration of ET modifications for each mission.

1.4.4.6		Reserved

- ET TRANSITION PLAN

The contractor shall conduct Phase II transition planning to provide timely, orderly, and effective transfer of responsibility for the MAF as a GOCO facility and MSFC ET contracts.  The transition planning shall demonstrate the contractor’s technical knowledge and managerial strategy necessary to ensure successful management of the ET production and facilities maintenance.  The contractor shall assume responsibility for ET contracts after four successful super lightweight tank flights.

    - Reusable Solid Rocket Motor (RSRM)

The contractor shall plan, control, and perform RSRM processing activities.  A Memorandum of Understanding shall be established between the contractor and the RSRM element contractor that reflects the interface relationships as defined in Memorandum of Understanding, RSRM Launch Support Services Contractor/Space Flight Operations Contractor, Revision E, dated Aug. 24, 2001.

#### 1.4.5.1	RSRM ELEMENT PROCESSING

The contractor shall perform RSRM processing using hardware and associated documentation certified and furnished by the RSRM element contractor.  The contractor shall perform all processing activities associated with the RSRM hardware in support of the integrated operations phase of the Shuttle Transportation System as specified in SOW section 1.5.   The contractor shall obtain the RSRM element contractor’s concurrence as necessary to establish an agreement that the integrated operations meet element contractor requirements prior to the scheduled launch.

#### 1.4.5.2	RSRM LOGISTICS

Reference SOW section 1.4 for general logistics requirements.

The contractor shall define, assess, and ensure that spare parts and consumables are procured or supplied for the RSRM and its related support equipment for hardware processing at KSC.  The contractor shall obtain from the RSRM element contractor, an agreement on the total quantity, configuration control, parts numbers, and consumption or failure rate.

Required services:	Spare parts and consumable requests filled from inventory

Standard:		100% spare parts/consumables delivered on time to support schedule.

MER:			3% of total transactions late with no unfilled orders 5 days prior to start 				of ET/SRB mate.

#### 1.4.5.3	RSRM RECOVERY OPERATIONS

The contractor shall support integrated operations as identified in SOW section  1.5.4.4.

#### 1.4.5.4	RESERVED

#### 1.4.5.5	RSRM MODIFICATIONS

The element contractor shall provide RSRM modification kits required for ground processing to support the operations phase of the STS.  The contractor shall perform operational impact assessments, process requirements, and install, validate and test modification kits.  The contractor shall obtain the RSRM element contractor’s concurrence as necessary to establish the correct installation and configuration of RSRM modifications for each mission.

Required Service:	Approved closeout verification from element contractor for each 					modification/change.

Standard:		100% verification within 5 days of completion of modification.

MER:			5% late but no incomplete work at ET/SRB mate.

#### 1.4.5.6	RESERVED

#### 1.4.5.7	RSRM TRANSITION PLAN

The contractor shall conduct Phase II transition planning to provide timely, orderly, and effective transfer of responsibility for the MSFC RSRM contracts.  The transition planning shall demonstrate the contractor’s technical knowledge and managerial strategy necessary to ensure successful management of RSRM hardware consistent with the maturity of the RSRM design and production process.

### 1.4.6	SPACE SHUTTLE MAIN ENGINE (SSME)

The contractor shall plan, control, and perform SSME processing activities.  A Memorandum of Understanding shall be established between the contractor and the SSME element contractor that reflects the interface relationships as defined in Memorandum of Understanding, LSOC/ROC-001, latest revision.

#### 1.4.6.1	SSME ELEMENT PROCESSING

The contractor shall perform SSME processing activities at KSC in support of the operations phase of the STS including the integrated operations as specified in SOW section 1.5.  The contractor, shall provide managerial, engineering, hands-on and other resources necessary to manage, coordinate, and perform routine, planned/unplanned processing and maintenance operations, test and check out procedures, launch activities, postlanding inspections and processing, transportation, and handling of the SSME’S during removal and installation, problem resolution, and implementation of waiver and deviations.  The contractor shall obtain the SSME element contractor’s concurrence as necessary

to establish an agreement that the integrated operations meet element contractor requirements prior to the scheduled launch.

Required Service:	Agreement from the element contractor that the baseline configuration 				has been certified and is ready for launch.

Standard:		100% baseline configuration certified prior to integration.

MER:			5% late but no incomplete work at integration from baseline 					configuration.

#### 1.4.6.2	SSME LOGISTICS

Reference SOW section 1.4 for general logistics requirements.

The contractor shall receive, inspect, and provide warehousing of government furnished engine parts), and related equipment at KSC for its related support for the operational phase of the STS.  The contractor shall transport all SSME hardware shipments to Rocketdyne at Canoga Park or Stennis Space Center (SSC) , or other designated locations.

#### 1.4.6.3	SSME LANDING OPERATIONS

The contractor shall perform the activities associated with landing (i.e. installation of plugs, adapters and locks) and support integrated operations as identified in SOW section 1.5 and SOW section 1.4.6.1.

#### 1.4.6.4	RESERVED

#### 1.4.6.5	SSME MODIFICATIONS

The element contractor shall provide SSME modification kits required for ground processing to support the operations phase of the STS.  The contractor shall perform operational impact assessments, process requirements, and install, validate and test modification kits.  The contractor shall ensure that the SSME element contractor is accountable for the installation/verification of the SSME modification kits and its impact to the final SSME stacked configuration.

#### 1.4.6.6	RESERVED

#### 1.4.6.7	SSME TRANSITION PLAN

The contractor shall conduct Phase II transition planning to provide timely, orderly, and effective transfer of responsibility for the MSFC SSME contracts.  The transition planning shall demonstrate the contractor’s technical knowledge and managerial strategy necessary to ensure successful management of the SSME.  The contractor shall assume responsibility for the SSME Contracts after delivery of the fifteenth block II engine.  The contractor shall also include transition planning for SSME related SSC contracts associated with engineering and hardware assembly in support of the SSME test operations at SSC.

### 1.4.7	RESERVED

### 1.4.8	RESERVED

### 1.4.9    	EXTRAVEHICULAR ACTIVITY (EVA) AND FLIGHT CREW EQUIPMENT

The contractor shall process, ship, repair, modify and provide logistics for all flight and Training Flight Crew Equipment.  The flight crew equipment is described in Exhibit 1.4.9.  The contractor shall provide processing of late/low cost ISSP mission critical requirements for flights 2A.1, 1R, 2A.2A, 2A.2B, 3A, 4A, 3P, 5A, 4P, 5A.1, 250, 5P, 6A, 7A, 7A.1, UF1, 8A, UF2, 9A, 11A, ULF1, 12A, 9A.1, and 12A.1.  The contractor shall perform acceptance testing, burn-in and maintenance of data packs for up to 900 new Class I Commercial Off The Shelf (COTS) International Space Station (ISS) Laptops and 1,450 accessories.  The Contractor shall perform pre and post flight activities for ISS/HAB flights 9A (post flight only), 11A, UFL1, 12A, 12A.1, 13A, and 13A.1 as outlined in DP FCE-079.

#### ELEMENT PROCESSING

The contractor shall provide launch preparation, and post launch activities related to the overall processing of flight crew equipment required to support the SSP and ISSP programs.  The contractor shall maintain, prepare, and supply the individual equipment and provide expendable items in preparation for each mission in accordance with a contractor provided CCCD or SSCCD.  This document shall contain reference to data contained in contractor provided camera equipment lists, food menus, clothing lists, and annexes as defined in SOW sections 1.2.2.4 (DR’s 1.4.9.1-a, 1.4.9.1-b, 1.4.9.1-c, 1.4.9.1-e, 1.4.9.1-f, and 1.4.9.1-g).  The contractor shall provide an Extravehicular Mobility Unit (EMU) flight data report (DR 1.4.9.1).The Contractor shall assume responsibility for processing liquid Cooling Garments(LCG) provided for interface with the Crew Escape Equipment Launch Entry Suits (LES) and Advance Crew Escape Suits (ACES) for Space Shuttle flight and training activities.  The Contractor shall perform crew ingress/egress for all crew training, Terminal Countdown Demonstration Test (TCDT), launch, and landing activities requiring use of the Crew Escape Equipment (CEE) hardware.  The Contractor shall provide CEE hardware briefings to various groups, participate in Search and Rescue team simulations requiring use of CEE, and provide technical support to the contractor processing CEE Personal Parachute Assemblies at Ellington Field. The contractor shall provide ISS Food Support and Crew Provisioning Hardware for Expeditions 2 thru 9.  The contractor shall design, fabricate, test and certify for flight an adapter cable that will convert the Orbiter Direct Current (DC) power connector to interface to the ISS Express Payload Connector. The contractor shall provide maintenance and processing support for ISS Select-A-Dock Chassis.  The contractor shall provide and process 50 desk top plates and 50 multi-use brackets.  The contractor shall create and maintain 3000 series documents for control of Photo/TV items to be transferred to the ISS.   The contractor shall provide, process and maintain the camera hardware described in DP FCE-041.  The contractor shall assume responsibility for maintenance and repair for the current inventory of Pistol Grip Tools (PGT’s) which currently includes 6 class I PGT’s and 1 engineering unit.  The contractor shall also fabricate and provide subsequent maintenance and repair for 3 class III Neutral Buoyancy Lab (NBL) PGT’s and 2 engineering units.  The contractor shall also fabricate 10 class III NBL PGT battery packs, 20 class I PGT battery packs, and 6 test support equipment cables to support Space Environmental Simulation Lab chamber runs and certification of a new RS-422 PGT programming cable. The contractor shall provide six (6) laptop computers and associated hardware for the Japanese Experiment Module (JEM) scheduled to fly on STS-98.  The contractor shall provide for the interim modifications to the pan tilt units to support STS-92, STS-97, and STS-102.  The contractor shall provide 25 class I launch entry pressure helmets, helmet cables, and pigtails.  The contractor shall provide for the disassembly, re-assembly, test, packaging and shipment of the 12 chrysene contaminated CCTV cameras. The contractor shall provide the packing support necessary for the MPLM on mission 7A.1, UF-1, UF-2 and ULF-1 scheduled for STS-105, STS-108, STS-111 and STS-114. The contractor shall fabricate 10 CWC assemblies and provide the processing of 20 CWC assemblies for reflight on ISS support missions.  The contractor shall process and maintain the phase VI gloves and the associated hardware for flight and training activities. The contractor shall provide for the processing and maintenance of EHIP lights and the associated hardware.  The contractor shall update 155 Class I and 17 Class III UOP 120V DC power cable assemblies.  The contractor shall design, fabricate, qualify, and perform acceptance testing for nineteen (19) new Pan Tilt Unit’s, one (1) new qualification test unit, and one (1) engineering unit.  The Contractor shall process and maintain Portable Computer System (PCS)/Space Station Computers (SSC) and Payload & General Support Computer (PGSC) Hardware to support ground design and In-Vehicle Testing (IVT) at KSC. The Contractor shall perform the Sustaining Subsystem Engineer (SSE) function for all hardware on the Non-Complex Hardware List.

Required Service:	Processing and delivery of flight crew equipment.

Standard:	All crew equipment listed in the CCCD and SSCCD for each flight is provided on time to meet program flight crew training and flight planning milestones.

MER:	All crew equipment is provided within 2 working days of scheduled facility need dates, but in no case impact safety, mission success, or major program schedule milestones.”

#### 1.4.9.2	EVA AND FLIGHT CREW EQUIPMENT LOGISTICS

The contractor shall perform all logistical tasks required to ensure the availability of all flight crew equipment required to support the SSP and ISSP.  Hardware logistical provisioning shall include all spares, consumables and repair required by these programs.  The contractor shall provide an equipment inventory report (DR 1.4.9.2).

#### 1.4.9.3	TRAINING HARDWARE PROCESSING

The contractor shall provide training hardware for on-site and off-site training.  The contractor shall ensure training hardware shall support training activities.

Required Service:	Processing, delivery and maintenance of flight crew equipment in 				support of crew training activities.

Standard:		All training hardware is properly configured.

MER:			1% of the training hardware is improperly configured to support training, 				but in no case impact safety, mission success or crew training 					objectives.

Standard:		All training hardware is provided by negotiated need date.

MER:			All training hardware is provided within 2 working days of the negotiated 				need date but in no case impact safety, mission success, or crew 				training schedules.

1.4.9.3.1     MAINTENANCE AND REPAIR OF NBL TRAINING TOOLS

The contractor shall maintain, repair and replenish the tools used to support events at the Neutral Buoyancy Laboratory (NBL) identified in Attachment J-26 of the contract.  The initial Government transfer shall consist of ISS operational training tools in sufficient quantity to support ISS training events. Thereafter, the contractor shall provide these training tools, in the quantities identified in Attachment J-26, to support NBL training activities.  The contractor shall also prepare and release class III drawings of the tools specified in Attachment J-26 of the contract.

#### 1.4.9.4	SHUTTLE REMOTE MANIPULATOR SYSTEM (SRMS) PROCESSING

The contractor shall process the SRMS in accordance with established SRMS or MSD requirements.  This includes off-line testing, installation, or turnaround testing.  Prior to rollout, the contractor shall provide that the SRMS is capable of supporting the mission or identifying issues and providing recommendations for resolution.

Required Service:	Prepare SRMS for flight

Standard:		SRMS processing tasks scheduled and completed on time in 					accordance with program requirements.

MER:			1% of processing milestones missed with no incomplete work at FRR for 				baseline configuration and no impact to safety, mission success, or 				major program schedule milestones.

## 1.5	INTEGRATED LAUNCH & LANDING OPERATIONS

The contractor shall control and perform all integrated operations (planned and unplanned) required to ready the SSV, associated facilities and support equipment, for launch and landing activities. The contractor shall conduct all integrated activities  in accordance with approved procedures to assure that these systems operate within all design specifications, drawings, and OMRS requirements.  Procedures development and maintenance shall be per (DR 1.4-a).  The contractor shall support the KSC launch and landing flight preparation plan - KPD 8630.3 and participate in related reviews and forums to assure the proper visibility, progress and launch readiness for ground processing tasks.

The contractor shall plan and perform integrated vehicle contingency operations that may arise during integrated processing to support unplanned  program contingencies (i.e. hurricanes, launch abort/ turnarounds, etc.) as identified in SOW section 1.1.1.1 and Exhibit 1.1.1.1.

Integrated Orbiter operations begin with the connection of the Orbiter sling assembly to the Orbiter for Orbiter to ET mate operations in the Vehicle Assembly Building (VAB) transfer aisle.  Integrated booster operations begin with the SRB aft skirt and RSRM aft segment mate and buildup in the Rotational, Processing and Support Facility (RPSF).  Integrated SSME operations begin with engine installation into the Orbiter.  Integrated ET operations begin with ET delivery to the VAB. However, stand-alone ET operations in the checkout cell shall be accounted for under SOW section 1.4.4.1.  Integrated payload operations begin with payload removal from the payload canister for installation into the Orbiter for horizontal or vertical payload installation and experiment arrival at the OPF/Pad for middeck experiments.  The contractor shall support PGOC in Payload operations at KSC.

Launch countdown and Orbiter landing/recovery operations at the launch site and planned contingency landing sites, including emergency management at those locations, shall be performed under the management and direction of the NASA Launch, Mission, and Orbiter Landing Recovery Teams.  The contractor’s organization and personnel shall be fully responsive to the Team’s requirements and direction.

For purposes of this SOW, integrated landing operations terminate at Orbiter wheel stop in the OPF at KSC or Mate-Demate Device at DFRC.  SSME post launch-integrated operations terminate after engine removal from the Orbiter in the OPF.  Payload integrated operations terminate after  removal  from the Orbiter.  RSRM and SRB integrated operations terminate at the completion of preparations for shipment.

The contractor shall provide Safety, Mission Assurance and Product Assurance for all integrated hardware and software as defined in SOW section 1.3.  The contractor shall refer to SOW section 1.1.1.4 for out-of-family anomaly reporting requirements.

The contractor shall report and resolve anomalies in compliance with NSTS 07700 and NSTS 08126 PRACA Requirements, as specified in SOW section 1.3.

The contractor shall develop troubleshooting and analysis plans, repair dispositions, and acceptance rationale.  The contractor shall perform troubleshooting, analysis, repair, retest, failure analysis, corrective action, trend analysis and follow-up to determine effectiveness of corrective actions.  The contractor may perform approved standard repair procedures), repairs which restore hardware to specification, and hardware removal and replacement without explicit government approval of the work documentation when disposition approval is not required in accordance with SOW section 1.1.1.4.

The contractor shall ensure all Government and contractor personnel are properly trained or certified, as required, by providing required training or certification before participation in operations or in work areas.

Required Service:	Ensure Category 1 OMID procedures are current and available.

Standard:		100% of Category 1 procedures on shelf  10 days prior to test start for 				new procedures,  7 days prior to start for revised procedures, and   				3 days prior to start for minor or dash changes to the procedure

Expectation:		96% of Category 1 procedures on shelf  10 days prior to test start for 				new procedures,  7 days prior to start for revised procedures, and  				3 days prior to start for minor or dash changes to the procedure.

MER:	 		6% late, but in no case impact safety, mission success, or major 					program schedule milestones.

Required Service:	Meet baselined integrated test schedules.

Standard:		100% of all integrated tests are conducted within baselined schedule 				timelines.

Expectation:		All integrated tests are conducted within 95% of baselined scheduled 				timelines.

MER:			An integrated test may vary 7%  from the planned baseline, but in no 				case impact major program schedule milestones.

### 1.5.1	VEHICLE INTEGRATION

The contractor shall plan, control and perform all tasks associated with the integration, assembly and testing of an integrated SSV.

#### 1.5.1.1	ELEMENT/CARGO PLANNING & INTEGRATION

The contractor shall plan and integrate all element/cargo operations associated with vehicle/payload integration including element readiness reviews, requirement completion status, and open or transferred work assessments. This effort shall also include plans, schedule development, and distribution to the users to support integrated task execution.

#### 1.5.1.2	PAYLOAD INSTALLATION AND TESTING

The contractor shall perform horizontal and vertical payload element installation into the Orbiter, and support the PGOC in payload interface verifications,  servicing, and close-out activities (DR 1.5.1.2).  This effort shall also include any approved payload optional services related to ground operations.

#### 1.5.1.3	INTEGRATED TEST EXECUTION

The contractor shall perform all processing operations and testing involved in the assembly and servicing of an integrated vehicle. These tasks shall include as a minimum SRB/RSRM stacking operations in the VAB, ET mate to the SRBs, Orbiter to ET mate, SSV transport and mate to the launch pad, launch pad interface testing, hypergolic propellant servicing, ordnance installation, Extravehicular Mobility Unit  installation/servicing/checkout, and Orbiter aft compartment close-outs. Flight element design support (i.e.,  Orbiter, SSME, ET, SRB, RSRM, FSW, EVA, and FCE) to integrated testing is covered in SOW section 1.4.

### 1.5.2	LAUNCH PREPARATIONS

The contractor shall perform all launch preparation tasks to determine launch readiness.

#### 1.5.2.1	LAUNCH REQUIREMENTS

The contractor shall  develop and maintain integrated launch procedures and work authorization documents.  The contractor shall maintain and update the mission unique Ground Launch Sequencer (GLS) Configurations document to support launch operations (DR 1.5.2.1).

#### 1.5.2.2	LAUNCH PLANNING

The contractor shall provide work control functions  such as launch procedures, plans, and schedule development; and distribution of these items to the users for execution.  The contractor shall support the NASA Countdown Working Group (CDWG) efforts to define and resolve specific countdown issues.  The contractor shall provide auditable performance metrics development and utilization of approaches to improve problem resolution, ensure schedule adherence, identify, mitigate and control risks; optimize resource utilization, and improve other launch support capabilities.

1.5.2.3	LAUNCH TEAM TRAINING

The contractor shall train, qualify and certify its launch team for the launch countdown and provide flight crew pad emergency egress training.  (The portions of flight crew training related to fire & rescue operations will be provided by the Government.)  The contractor’s Launch Team Certification Plan shall be approved by NASA (DR 1.5.2.3).  These training services and products shall include as a minimum training procedures, training materials, unique training software, Tier One, Tier Two, and Tier Three simulation training, tanking and launch simulations, and Terminal Countdown Demonstration Tests (TCDT).

#### 1.5.2.4	LAUNCH READINESS

The contractor shall develop and implement an auditable approach to verify and ensure contractor launch and landing readiness with all requirements met and all problems dispositioned.  This approach shall include, as a minimum, open item reviews, , pre-test briefings, , facility/equipment/flight element readiness walkdowns, closed loop tracking, verification and satisfaction of configuration, OMRS and PVIS/ACOMC requirements.

Required Service:	All work items identified on the initial Launch Countdown constraints list 				either completed, closed or scheduled to be worked.

Standard:		100% of all items on the initial Launch Countdown constraints list 				completed and closed prior to Launch Countdown Call-to-Stations.  				(Except work items that must be either performed during the countdown 				due to technical constraints or are in the final documentation closure 				process.)

Expectation:		97% of all items on the initial Launch countdown constraints list 					completed and closed prior to Launch Countdown Call-to-Stations.  				(Except work items that must be either performed during the countdown 				due to technical constraints or are in the final documentation closure 				process.).

MER:			3% of items open until start of ET tanking, but in no case any work open 				that impacts the remainder of launch countdown or safety.

### 1.5.3	LAUNCH EXECUTION

The contractor shall perform launch countdown activities and initial pad safing and securing operations.

#### 1.5.3.1	[Reserved]

#### 1.5.3.2	LAUNCH OPERATIONS

The contractor shall assemble, qualify and certify its launch control team to provide overall assessment and execution of launch countdown activities, contractor launch team performance, problem resolution and launch requirement satisfaction under the direction and management of the NASA launch team.  The contractor’s organization and personnel shall be fully responsive to the team’s requirements and direction.  The final responsibility for launch commitment will continue as a NASA function.

The contractor shall perform activities required to ensure and verify final launch readiness, requirement satisfaction, and problem resolution; complete remaining vehicle/payload/ISS/pad close-out activities, support PGOC in Payload/ISS/pad/closeout activities, and conduct launch countdown with a certified and qualified launch control team. Launch countdown activities shall include as a minimum integrated propulsion system integrity verification, final facility/pad/equipment/flight element walkdowns, reactant servicing, Rotating Service Structure (RSS) securing, late access/conditioned cargo installation activities, flight crew equipment stowage, flight crew support, ET loading, flight crew ingress and cabin close-out, terminal count, launch and initial pad safing/securing in accordance with the OMRS and LCC requirements. Flight element design support to integrated launch operations is covered in SOW section 1.4.

### 1.5.4	POST LAUNCH

The contractor shall provide an integrated landing support capability, provide KSC and DFRC contingency mission support, transatlantic abort site support, payload/ISS element removal efforts, and SRB recovery and disassembly operations.  This effort shall be performed under the direction and management of the NASA Mission and Orbiter Landing/Recovery Teams.

#### 1.5.4.1	INTEGRATED LANDING OPERATIONS

The contractor shall perform planned and unplanned Orbiter landing operations, including site readiness preparations and post-landing operations at the Primary Landing Site, Secondary Landing Site, Contingency Landing Site locations, and Transatlantic Abort Landing sites (except Banjul, Gambia) under the direction and management of the NASA landing team.  This effort shall include the integration of efforts to recover and tow the Orbiter to either the Orbiter Processing Facility or the DFRC Mate-Demate Device; payload element destow/early access operations; Return to Launch Site (RTLS) convoy support; and, transportation of equipment, material, rentals, and freight to these sites.  Orbiter and SSME element standalone recovery operations and preparations for ferry flight are covered in SOW section 1.4.  Integrated landing operations shall be conducted (DR 1.5.4.1).

#### 1.5.4.2	MISSION SUPPORT

The contractor shall provide integrated Orbiter landing support for unplanned, early mission termination at the primary and secondary landing sites.  Convoy support at DFRC and White Sands Space Harbor consists of initial Orbiter safing, flight crew egress and towing the Orbiter to the Mate-Demate Device/Orbiter Deserving Area.  Orbiter, SSME and other element mission support is covered under SOW section 1.4.  The contractor shall also provide contingency mission control center support via the Launch Processing System (LPS) in the KSC Launch Control Center as specified in SSP Emergency Mission Control Center Activations and Operations Procedures (534-CAP-EMCC) and SOW section 1.1.1.1.

#### 1.5.4.3	PAYLOAD ELEMENT REMOVAL

The contractor shall perform payload/middeck experiment/pallet/module/ISS element removal operations from the Orbiter.

#### 1.5.4.4	SOLID ROCKET BOOSTER & REUSABLE SOLID ROCKET MOTOR RECOVERY & DISASSEMBLY

The contractor shall recover and retrieve the spent boosters, parachutes and frustums from the Atlantic Ocean and transport them to the CCAS Hanger AF.  The contractor shall safe and disassemble the hardware, conduct post-flight

inspections, document anomalies and prepare the hardware for shipment off-site and deliver parachute assemblies on-site for processing. .

### 1.5.5	SYSTEMS, FACILITIES AND EQUIPMENT

The contractor shall manage, operate, maintain and provide sustaining engineering and logistics for the systems, facilities, and equipment, delineated in Attachment J-9 Sections A, B, and D, including applicable software/firmware which includes multiple categories of KSC ground application software.  Systems, facilities and equipment will be transitioned to the contractor in accordance with Attachment J-9.

The contractor shall review site support, make/buy decisions and services and aggressively pursue subcontracting and outsourcing opportunities.  The contractor should be innovative in effectively using the marketplace and challenge the current paradigm of keeping the work in house.  The ultimate goal is to have safe, cost effective site support and services while balancing reliability and risk.

#### 1.5.5.1	OPERATIONS

The contractor shall develop, plan, schedule and perform all systems, facilities, and equipment operations required in the performance of this contract.  The contractor shall provide operational services to NASA and other KSC users, for the contractor assigned systems, such as data, voice, video, complex control systems, and the Hypergol Maintenance Facility (HMF) Deluge Pump House which interface with systems assigned to others.  The contractor shall provide operators for all equipment maintained by others and used by the contractor, such as life support.  Training and certification of contractor operators for life support will be provided by the Government.  The contractor operators of critical cranes shall comply with NSS-GO-1740.9.

The contractor shall provide all support to contractor operations at KSC and the Contingency Landing Sites, except support furnished by the Government as described in Attachment J-10.  Support provided by the contractor includes operational laboratories (NDE except radiography, Calibration (except standards), Sampling and Analysis and Component Cleaning/Refurbishment), janitorial, and Non-productive supply in contractor operational areas.

Required Service:	Provide operational services scheduled on Kennedy Integrated Control 				Schedules, Payload Integrated Control Schedules or system outages to 				NASA and other KSC users for contractor assigned systems which 				interface with others.

Standard:		100% of user requests met by due date negotiated between the 					contractor and the requester.

Expectation:		95% of user requests met by due date negotiated between the contractor 			and the requester.

MER:			10% late, with all requests met within 30 days of due date, but in no 				case impact major program schedule milestones.

The contractor shall be responsible for the software utilized to support checkout and processing of flight elements and mission unique application software development. This software executes on the appropriate systems identified in SOW section 1.5.5 and Attachment J-9.

Exhibit 1.5.5.1-B identifies the SPDMS and IWCS applications.  The contractor shall continue to refine and enhance these key capabilities as appropriate or propose alternative concepts/approaches to integrated work control management

The contractor shall support the development of the Integrated Data System (IDS) to incorporate the functionality of various operational data acquisition, control, record, and monitor systems (i.e., CCMS, CDS, RPS, PMS, etc.) into an integral open architecture data system consisting primarily of COTS equipment supported by a minimum of custom hardware/software.  The contractor shall provide development support in accordance with SOW section 1.7.1.

#### 1.5.5.2	MAINTENANCE

The contractor shall implement a comprehensive proactive maintenance program incorporating reliability centered maintenance in accordance with NPG 8831.2 for assigned facilities and facility systems.  The level of maintenance provided shall assure the reliability, cost effectiveness, and serviceability and longevity of the assigned systems and equipment.  The contractor shall, as a minimum, assure the systems, facilities, and equipment are maintained in a condition which assures reliability and prevents degradation.  The contractor shall maintain all applicable software/firmware for the assigned systems, facilities, and equipment.  In addition to maintaining the systems and equipment as delineated in Attachment J-9, the contractor shall maintain and support flight and flight-type equipment assigned to ground support equipment, simulators, and off-line laboratories.  The contractor shall budget, prioritize, and approve all facility support requests affecting JBOSC-managed facility systems or grounds that impact contractually obligated facilities or facility projects.  The contractor shall submit a maintenance plan (DR 1.5.5.2).

Required Service:	Maintain systems, software, firmware, facilities, and equipment

Standard:		Perform 100% of all planned maintenance tasks delineated in the yearly 				maintenance plan (DR 1.5.5.2.)

Expectation:		90% of all maintenance tasks delineated in the yearly maintenance plan 				(DR 1.5.5.2) completed.

MER:			15% of tasks not completed (85% completed), but in no case impact 				safety, mission success or major program schedule milestones.

#### 1.5.5.3	SUSTAINING ENGINEERING

The contractor shall provide systems, facilities and equipment hardware/software/firmware sustaining engineering that meets the original design intent (i.e. form, fit and function).  The contractor shall develop the applicable sustaining engineering documentation, implement the appropriate modifications, and maintain this documentation current in accordance with SOW section 1.1.5.1.  The contractor shall list all planned hardware and software modifications to configured systems (DR 1.5.5.3).  The contractor shall comply with NHB 8820.2.

Required Service:	Document changes to configured facilities, systems and equipment.

Standard:		100% of all contractor generated changes documented prior to 					implementation need.

Expectation:		98% of all contractor-generated changes to facilities, systems and 				equipment documented prior to implementation need.

MER:			5% backlog (of contractor-generated changes) to facilities, systems and 				equipment late, but in no case impact safety or delay critical milestones.

Required Service:	Document changes to CCMS system/applications software/firmware.

Standard:		100% of all contractor generated CCMS system/applications 					software/firmware changes documented prior to software production.

Expectation:		98% of all pre-planned contractor-generated CCMS system/applications

software/firmware changes documented prior to 	implementation need.

MER:			5% backlog (of configured products which document generated 					changes) to software/firmware, but in no case impact specific user need.

Required Service:	Configuration engineering documentation for facilities, systems and 				equipment is released complete and with minimal errors.

Standard:		100% of contractor changes to facilities, systems and equipment 					requires no documentation correction or production re-releases.

Expectation:		95% of contractor changes to facilities, systems and equipment requires 				no documentation correction or production re-releases.

MER:			No more than 10% of contractor changes to facilities, systems and 				equipment requires correction to released documentation or production 				re-releases.

Required Service:	Configuration engineering documentation and code for CCMS 					system/applications software is released complete and with minimal 				errors.

Standard:		100% of contractor changes to CCMS system/applications software 				requires no documentation correction or immediate production code re-				releases as a result of coding errors.

Expectation:		98% of CCMS system/applications software changes requires no 				correction to released documentation or immediate production code re-				releases as a result of coding errors.

MER:			95% of CCMS system/applications software changes requires no 				correction to released documentation or immediate production code re-				releases as a result of coding errors.

#### 1.5.5.4	LOGISTICS

The contractor shall provide a fully operational logistics system that improves productivity and minimizes organizations providing like kinds of products and services.  Performance shall be reported (DR 1.4-c).

Required Service:	Provide parts, hardware, and materials for processing and launch 				systems, facilities, and equipment.

Standard:		98% of requirements satisfied on or before the negotiated need date.

Expectation:		96% of requirements satisfied on or before the negotiated need date.

MER:	No less than 92% of requirements satisfied on or before the negotiated need date.

Required Service:	Provide needed hardware, parts, and materials for processing and launch systems, facilities and equipment so that cannibalization does not become necessary.

Standard:		No more than 0.075% of hardware requirements satisfied by 					cannibalization.

Expectation:		No more than 0.1% of hardware requirements satisfied by 					cannibalization.

MER:			No more than 0.2% of hardware requirements satisfied by 					cannibalization.

Required Service:	The contractor shall provide processing or launch systems, facilities, or requirement hardware, which is suitable for use upon delivery.

Standard:		No less than 99% of hardware provided suitable for use.

Expectation:		No less than 97% of hardware provided suitable for use.

MER:			No less than 95% of hardware provided suitable for use.

##### 1.5.5.4.1	ACQUISITION

The contractor shall procure all hardware/items.  These procurements shall be consistent with Program requirements and directives (DR 1.4-b).  Procurement performance shall be reported (DR 1.4-c).

The contractor shall serve as the common item inventory control point (ICP) for transducers, pyro connectors, KC fittings (GP-425), Buttweld fittings (GP-425, KSC designed), and stainless steel tubing (KSC SPEC-Z-0007) that are common to the program.  These items shall be provided to all other NASA centers, DOD agencies, other KSC contractors, and local DOD contractors as authorized by the NASA Technical Manager Representative (TMR).

The contractor shall manufacture or repair hardware when cost effective. The contractor shall use existing certification plans complying with Program requirements and directives.  As the SFOC acquires additional work through subsequent phases, new plans or changes to the existing plans shall be submitted to the Government for approval.  Manufacture and repair performance shall be reported (DR 1.4-c).

The contractor shall provide spares and CFM required to support the hardware, equipment, and processing activities.  The contractor shall provision these assets at the LRU, SRU, and piece-part/consumable levels.  The contractor shall monitor and document hardware zero balances. The contractor shall provide a forecast for GFM (DR 1.4-d).  Spares & consumables replenishment performance shall be reported (DR 1.4-c).

The contractor shall identify, provide immediate notification in writing to NASA and resolve loss of failure analysis, production, and repair capabilities.  Initial notification may be verbal for timeliness.  Loss of capability includes, but is not limited to, obsolescence, loss of skills, and a critical supplier going out of business.  The contractor shall provide a recovery plan and obtain NASA approval for qualified hardware and/or qualified supplier changes.

The contractor shall provide the engineering for hardware that includes, but is not limited to, initial parts requirements, logistics support analysis, and maintenance planning.  Included in logistics engineering support is test equipment, tooling, process certification, and repair documentation. Test equipment shall be maintained (DR 1.5.5.2).  The contractor shall report unresolved maintenance action issues to the government (DR 1.4-c).

##### 1.5.5.4.2	MATERIAL MANAGEMENT

The contractor shall provide transportation, shipping, receiving, storage, warehousing and distribution services.  Transportation services shall include hardware and equipment transportation for routine and contingency operations.  Planning for an off-site contingency shall be provided as specified in SOW section 1.1.1.1.  Transportation, shipping & receiving performance shall be reported (DR 1.4-c).  The contractor shall provide hardware with no damage due to transportation or storage, unless the damage is minor and judged to be in the range of the acceptable wear and tear specification or able to be repaired on-

site by a standard repair or a Material Review action.  The contractor shall report all incidents (SOW 1.3.1.2).

The contractor shall maintain an inventory management system.

The contractor shall maintain inventory levels throughout the contract period and report the levels (DR 1.4-c).

The contractor shall minimize hazardous waste materials and report in DR 1.4-c.  For hazardous waste generated by processes in this program but not under the control of the contractor, the contractor shall initiate and coordinate with NASA reduction efforts.

Required Service:	Provide hazardous waste material weight reduction for hazardous waste 				under the control of the contractor.

Standard:		Reduce hazardous waste material weight no less than 10% over each 				year.

Expectation:		Reduce hazardous waste material weight no less than 5% over each 				year.

MER:			No reduction in hazardous waste material weight.

The contractor shall identify excess or obsolete assets and initiate excessing action.  Property excessing performance shall be reported (DR 1.4-c).

##### 1.5.5.4.3	SUPPORT

The contractor shall provide training and certification for all personnel including Government and contractors who participate in operations or in work areas.  Certification shall verify that individuals are knowledgeable of the laws, regulations and NASA directives concerning their task(s).  The contractor shall provide a training and certification plan as well as training schedules (DR 1.5.5.4.3-a).  Training performance shall be reported (DR 1.4-c).

The contractor will participate in the ALERT System and prepare and provide ALERTs to the Government.  The contractor shall identify the affected hardware and start an analysis of the problem with recommendations and/or corrective actions as part of their response.

## 1.6	FLIGHT OPERATIONS

The contractor shall prepare for and execute SSP flight operations and ISS mission operations. The contractor shall develop alternatives that are more efficient and/or effective by taking advantage of synergy’s across the Program(s), utilization of new technology and tools, implementation of Reinvention (as defined in the approved VECP #00USA0577 dated 09/08/2000), consolidation of functions, or by other means.  For the purposes of SOW section 1.6 flight operations are equivalent to SSP flight operations and ISS mission operations.

The Government will lead and is responsible for mission execution and requisite mission preparation tasks, new capability development (including X-38 and other projects), non-mission specific Programmatic support tasks, and out-of-family anomaly resolution.  The new capability development tasks for FY98 and FY99 reflect the reduction in content necessary to accomplish the Integrated Planning Systems Upgrade Project.  As mission execution and preparation tasks become more stable and standardized, they will, at the discretion of the Government, transition from Civil Service to contractor responsibility.  The contractor shall perform flight controller tasks for SSP and ISS flight control responsibilities as documented in the Fiscal Year (FY) Government Accountable Functions Directive (GAFD).  Contractor participation shall be specified via Technical Direction and reported consistent with Flight Operations Metrics requirements. The skill mix and size of the Government/contractor participation will be established through concurrence with the annual operating plan.  The contractor shall perform the tasks necessary to assist NASA in the definition, integration, and implementation of the Interim Control Module (ICM) requirements (including SMTF/SSTF integrated training capabilities, mission preparation and real-time mission operations, but excludes tasks for ICM Archive in ODRC and MCC ICM Operations Support which as of February 28, 1999 are the responsibility of the NASA CSOC Contractor).

The contractor shall utilize the standard metric (SI) system and/or U.S. Customary System of measurement for all ISS displays, crew interfaces (decal, placards, etc.), and operations/training documentation developed.  The Contractor shall develop individual crew/flight controller displays using a mixture of both the SI and U.S. Customary System of measurement.  Current versions of documentation, hardware, or software will not be affected.  Contractor shall maintain minimum interface requirements for SSTF until work is transitioned fully to SFOC contract in FY05.

### 1.6.1	TRAINING

The contractor shall provide SSP and ISS crew training and flight controller training and associated processes.  This training is defined as technical training required to execute flight operations for flight controller personnel defined in SOW section 1.6.1.2 and flight crew training defined in SOW section 1.6.1.3.  The contractor shall train civil service training personnel in training concepts and flight operations as agreed to between the contractor and NASA.

The Government will lead and is responsible for overall ISS training and training processes and the Crew On-Orbit Support System (COSS) which will be developed and implemented by Government and contractor personnel.  The Government will transition ISS training to the contractor when stable and

standardized ISS training processes have been established.  During the development period, the contractor participation shall be specified via Technical Direction and reported consistent with Flight Operations Metrics requirements.  The size and skill mix of the contractor participation will be established through concurrence of the annual operating plan.  The contractor shall provide for the development and implementation of identified ISS training responsibilities.  The contractor will develop, implement, and operate the Crew On-Orbit Support Systems (COSS) software to support on-orbit requirements on ISS, including participation in training activities.  The contractor shall perform tasks for the training of onboard computer networks required to meet PGSC mission objectives.

#### 1.6.1.1	TRAINING ADMINISTRATION AND MANAGEMENT

The contractor shall provide for execution of overall training processes to assure flight crews and controllers are prepared to carry out their assigned flight tasks.

The contractor shall establish and implement training requirements based on SSP and ISS manifests and vehicle configurations.  The contractor shall manage and implement flight or increment specific training in accordance with established program templates with a goal to reduce/optimize the overall training template to increase management scheduling flexibility, training effectiveness, and efficiencies. The contractor shall establish an agreement with payload customers that defines scope and assigns responsibility of SSP Payload training (DR 1.6.1.1).    When requested, the contractor shall provide flight specific and increment specific training feasibility assessments in support of defining mission specific production schedules and planning.  The contractor shall perform tasks to transition the MOD ISS Payload Training Capability (PTC) Training Tasks from the Space Flight Operations Contract (SFOC) to the Marshall Space Flight Center (MSFC) subcontractor Teledyne-Brown Engineering (TBE).  The following tasks will be deleted from the SFOC contract as the responsibility of USA Flight Operations: ISS PTC task descriptions, training requirements, and maintenance of certification guides for ISS Payload Instructors.

##### 1.6.1.1.1	TRAINING RECORDS

The Contractor shall maintain Contractor Accountable Functions (CAF) training and certification records in support of Flight Controller Certification, Mission Controller Certification, and Crew Readiness.

##### 1.6.1.1.2	CURRICULUM AND LESSON DEVELOPMENT

The contractor shall manage and document the training processes utilized in the production of all flight specific and generic training products in accordance with the Training Development and Support Plan, JSC 36049 (DR 1.6.1.1.2-a). The contractor shall coordinate with appropriate NASA and external organizations (e.g., International Partners, Payload Customers) to implement training requirements based on configuration of the vehicles, flight software, flight plans, flight procedures, and cargo.  Training curriculum and lessons shall meet flight crew and flight controller requirements.  The contractor will provide avionics, system, and robotics training for the Russian Segment Trainer (RST) and participate in RST requirements development, curriculum development and conducting training exercises.  The contractor shall collect data documenting the quality of delivered training (DR 1.6.1.1.2-b).

Required Service:	Flight Operations curriculum and training flows.

Standard of

Excellence:		Curriculum or training flow contains 100% of performance objectives 				required for certification or flight readiness.

Expectation:		1.5% errors or omissions in performance objectives required for 					certification or flight readiness and no error impacts safety, mission 				success or major program schedule milestones.

MER:			2% errors or omissions in performance objectives required for 					certification or flight readiness and no error impacts safety, mission 				success or major program schedule milestones.

Required Service:	Flight operations lessons

Standard of

Excellence:		Lesson execution accomplishes 100% of the required performance 				objectives.

Expectation:		1% of lessons are repeated in order to accomplish performance 					objectives and in no case impact safety, mission success or major 				program schedule milestones.

MER:			2% of lessons are repeated in order to accomplish performance 					objectives and in no case impact safety, mission success or major 				program schedule milestones.

##### 1.6.1.1.3	TRAINING SCHEDULING

The contractor shall accomplish training scheduling in accordance with SOW section 1.1.7

##### 1.6.1.1.4	INSTRUCTORS

The contractor shall provide and utilize certified instructors for the conduct of all assigned training activities.  The government will lead and is responsible for multi-segment training including Russian segment training and interfaces, as required.  The government will transition Russian segment training, hardware and software responsibilities, to the contractor when stable and standardized processes have been established.  During the transition period, the contractor support requirements will be determined by NASA in the annual operating plan.  The contractor shall maintain instructor training and certification plans and discipline-specific certification guides (DR 1.6.1.1.4).  The contractor shall provide training functions at foreign locations as required, [e.g., the Gagarin Cosmonaut Training Center (GCTC) at Star City, Russia for the Houston Training Support Group)].

#### 1.6.1.2	FLIGHT CONTROLLER TRAINING

The contractor shall develop and maintain the SSP Flight Controller and the ISS Mission Controller Certification Guides (DR 1.6.1.2-a and DR 1.6.1.2-b) for positions identified in SOW Section 1.6.5.  The contractor shall develop, maintain and conduct training for SSP Flight Controllers and ISS Mission controllers in accordance with SOW section 1.6.1.1.2.  The contractor shall develop and conduct Integrated Simulations (includes generic, advanced, flight specific, and increment specific).  Contractor shall perform Japan Segment Trainer (JST) training and operator functions to train Expedition crews for ISS missions. Contractor shall add an eighth SSTF for generic integrated simulations and flight specific SSTF load development and training for ISS missions.  The contractor shall provide continuation of extensive paper production for procedures being processed by the CDPA editing and word processing function as well as the quantity of procedures being received late in the process.

#### 1.6.1.3	FLIGHT CREW TRAINING

The contractor shall develop and maintain the SSP Crew Training (JSC 22359) and the ISS Crew Certification Guide (DR 1.6.1.3-a).  The contractor shall develop, maintain, and conduct SSP and ISS flight crew training in accordance with SOW section 1.6.1.1.2. (DR 1.6.1.3-b).  The contractor shall develop, manage and execute flight specific or increment specific crew training based on flight or increment specific requirements (DR 1.6.1.3-c).  The contractor shall provide Astronaut Candidate Training in accordance with the Astronaut Candidate Training plan and schedule (DR 1.6.1.3-d).  Contractor shall perform Japan Segment Trainer (JST) training and operator functions to train Expedition crews for ISS missions.  Contractor shall add an eighth SSTF for generic integrated simulations and flight specific SSTF load development and training for ISS missions.

Required Service:	Management and implementation of the Astronaut Candidate Training 				Program.

Standard of

Excellence:		All Astronaut Candidates complete program before completion date 				identified in DR 1.6.1.3-d.

Expectation:		1 month late but in no case impact flight crew assignments.

MER:			2 months late but in no case impact flight crew assignments.

Required Service:	Management and implementation of the flight or increment specific crew 				training program.

Standard of

Excellence:		Crew training accomplished within 16 hours/week average SMS flight 				specific or SSTF increment specific facility time for any individual crew 				person.

Expectation:		+.75 hours/week average and in no case impact safety, mission success 				or major program schedule milestones.

MER:			+1 hours/week average and in no case impact safety, mission success 				or major program schedule milestones.

Standard of

Excellence:		Crew training accomplished within 25 hours/week average formal 				catalog training time for any individual crew person.

Expectation:		+2 hours/week average and in no case impact safety, mission success 				or major program schedule milestones.

MER:			+3 hours/week average and in no case impact safety, mission success 				or major program schedule milestones.

Standard of

Excellence:		All required training accomplished at the time the crew departs to KSC 				for launch and in no case impact safety, mission success or major 				program schedule milestones.

Expectation:		All required training accomplished at the time the crew departs to KSC 				for launch and in no case impact safety, mission success or major 				program schedule milestones.

MER:			All training critical to safety and mission success completed at the time 				the crew departs to KSC for launch and in no case impact safety, 				mission success or major program schedule milestones.

#### 1.6.1.4	FLIGHT TRAINING HARDWARE

The contractor shall provide Extravehicular Activity (EVA) and Crew equipment required for crew training in accordance with requirements stated in the SSP Crew Training Catalog and ISS Crew Certification Guide.  Reference SOW section 1.4.9 for details of flight crew equipment.

### 1.6.2	FLIGHT PREPARATION

The contractor shall provide flight preparation products and services.  This includes flight rules/operations documentation/flight data file, flight design, flight planning, payload integration, flight crew integration, data collection and reconfiguration.

#### 1.6.2.1	FLIGHT RULES/OPERATIONS DOCUMENTATION/FLIGHT DATA FILE (FDF)

The contractor shall provide products and services for the production, maintenance, and distribution of flight rules, operations documentation, FDF and Operations Data File (ODF).  The Contractor will provide the Systems Operations Data File (SDOF) in hardcopy media (includes: provide full editorial, word-processing, fabrication and maintenance of SODF procedures in paper format).

Required Service:		Flight critical operations documentation/data

Standard of Excellence:		No significant errors detected real-time in critical flight

operations documentation or data.

Expectation:			1 significant documentation or data error for each flight, but in

no case impact safety, mission success or major program

schedule milestones

MER:				2 significant documentation or data errors for each flight, but in

no case impact safety, mission success or major program

schedule milestones

Standard of Excellence:	On time delivery of all agreed upon operations documentation

for crew review.

Expectation:			One document per flight delivered late based on the agreed

upon delivery content, but in no case impact safety, mission

success, or major program schedule milestones

MER: 				Two documents per flight delivered late based on the agreed

upon delivery content, but in no case impact safety, mission

success, or major program schedule milestones

##### 1.6.2.1.1	FLIGHT RULES

The contractor shall provide Flight Rules documentation, publication and change processing for All Flight and Flight Specific Flight Rules (DR 1.6.2.1.1). The ISS Flight rules content and director office integration activities reflects the ISS Revision C Manifest.  The contractor  shall provide tracking and collecting of program requirement changes to integrate and coordinate these changes with the flight rules.  The contractor shall develop documentation for Flight Rule Control Board, Flight Techniques Panels, Joint Operations Panels and other related forums.

##### 1.6.2.1.2	OPERATIONS DOCUMENTATION

The contractor shall develop procedures, publish and process changes to operations documentation (DR 1.6.2.1.2).

##### 1.6.2.1.3	FLIGHT DATA FILE AND OPERATIONS DATA FILE (ODF)

The contractor shall develop flight crew procedures, process changes and publish/distribute revisions for the FDF (SSP) and ODF (ISS) (DR 1.6.2.1.3-a).  The contractor shall conduct Procedure Validation (PV) sessions, provide PV/Data Source Information records and prepare simpacks.  The contractor shall provide flight quality fabricated FDF/ODF to support flights and training (DR 1.6.2.1.3-a).

The contractor shall develop and maintain POC applications software and provide associated crew training (DR 1.6.2.1.3-C).  The contractor will develop and maintain POC management documentation.

The contractor shall provide SSP and ISS procedures and POC control board members who participate in control board actions relative to their tasks.  The contractor shall provide an evaluation of all FDF/ODF/POC change requests.

#### 1.6.2.2	FLIGHT DESIGN

The contractor shall manage and execute the overall flight design processes for mission operations for the SSP and ISSP.  Including development, integration, and real-time monitoring of automated vehicles which are associated with the ISS. These processes include flight design requirements development, flight design products generation, flight design post flight reconstruction, flight design process integrity data generation, and flight design software sustaining engineering.  The contractor shall develop and integrate new capability into these processes to support current program requirements.

##### 1.6.2.2.1	FLIGHT DESIGN REQUIREMENTS

The contractor shall provide detailed flight design requirements development, definition, and implementation required to meet the NASA defined mission specific requirements.  When required for feasibility assessment, the contractor shall provide specific trajectory analysis and specific standard trajectory products to NASA, in support of the process of defining mission specific design requirements.

The contractor shall provide adequate representation at all appropriate technical and programmatic forums as required to maintain currency on detailed flight specific requirements.  The contractor shall develop, implement and maintain all Flight Operations Panel (FOP) documentation.

##### 1.6.2.2.2	FLIGHT DESIGN PRODUCTS

The contractor shall deliver certified standard flight design products resulting in a basic flight trajectory and consumables profile that meets the requirements of the SSP and ISSP; including all associated mission specific analysis and integration activities.  The contractor shall ensure the quality and integrity of the flight design products.  The contractor shall also provide a process for evaluation of proposed process changes from an integrated contractor/NASA perspective.  The reconfiguration process shall also provide clear traceability of production procedures and methods to design requirements.  The contractor shall document the training and certification process used in the generation of the flight design products (DR 1.6.2.2.2-b).  The contractor shall train NASA selected civil service flight design personnel in flight design concepts and the use of flight design tools as agreed to between the contractor and NASA.

Products shall be delivered for the functional areas of: Ascent, Orbit (including rendezvous and proximity operations), Descent, Navigation (ground and on-board), Flight Integration, and post flight reconstruction.  Currently these products are fully described in JSC M8600, Flight Design Product Glossary: Flight and Cycle Specific Products.  The contractor shall develop improvements and efficiencies in product development processes and shall provide complete product definitions and development processes in a Flight Design Handbook and Product Glossary (DR 1.6.2.2.2-c).  The contractor shall provide recommendations for new capability development based on the resolutions of in-flight anomalies.

Products shall be delivered per an appropriate number of cycles consistent with the mission requirements as defined by NASA: mission specific Early Assessments, Conceptual Flight Profile (CFP), Engineering Cycle (EC), Previously Verified Load (PVL), Flight Cycle (FC), One Cycle to Flight (OCTF) or FRR Cycle.  Changes can occur during the flight production template process, and this may require all or part of the production process cycles to be repeated.

##### 1.6.2.2.3	FLIGHT DESIGN SOFTWARE

The contractor shall sustain all flight design and analysis software, including software used in Mission Control in support of flights.  The contractor shall provide software standards (DR 1.6.2.2.3-a) and configuration management plans (DR 1.6.2.2.3-b).  The contractor shall provide documentation for individual software applications and document changes to these applications as they are required (DR 1.6.2.2.3-c).  The contractor shall provide a Flight Design and Dynamics (FDD) Data Management System Data Administration Database Administration Plan for how FDD manages data and databases owned by FDD, residing on the IPS  and MCC computer platform(DR 1.6.2.2.3-d).  The contractor shall develop, implement and maintain a Flight Design and Dynamics Software Engineering Strategic Plan which sets forth goals and strategies for improving these systems (DR 1.6.2.2.3-e).

#### 1.6.2.3	FLIGHT PLANNING

The contractor shall generate/maintain all generic planning databases, flight specific planning databases and increment planning databases (ISS).  The contractor shall generate the Attitude Timeline (ATL) and develop pointing procedures/techniques and pointing data (DR 1.6.2.3-b).  The contractor shall provide ATL compatibility assessment reports (DR 1.6.2.3-b).  The contractor shall document pointing and Orbiter Text and Information System (OTIS) system software requirements and develop required applications.  The contractor shall provide planning tool development requirements and system user testing.  The Contractor will provide institutional attitude and pointing support for ISS and STS planning and real-time operations for MOD requirements.

The contractor shall prepare for flight/mission execution.  Preparation for fight execution includes vehicle design and operations integration, with respect to flight design, requirements development for selected flight control/training tools and facilities, requirements for operations application software development, user verification and checkout of selected application software, development and review of flight selected operations console procedures.  The contractor shall perform flight design related Orbiter consumable analysis (propulsive and non-propulsive), thermal analysis, robotics analysis in support of multi-program flight design, ISS resource analysis, and ISS electrical power analysis.  The contractor shall sustain all flight systems operations user application software, including software used in support of systems flight design, analysis, planning, training, and flight control.  The contractor shall perform flight control systems technical assessments for the required technical forums.  The contractor shall provide the applicable products (DR 1.6.2.3-d).  The contractor shall develop and sustain all flight systems operations user applications software, including software used in support of systems flight design, analysis, planning, training, flight control and ISS ground and Flight Portable Computer Systems (PCS) displays.  The contractor shall perform the tasks for the transition and sustaining engineering of the SFS User applications for the Generic Command Server of the ISS.

#### 1.6.2.4	PAYLOAD INTEGRATION

The contractor shall provide Shuttle payload technical assessments (DR 1.6.2.4).  The contractor shall develop payload and cargo test assessments and reports.  The contractor shall develop documentation for technical payload forums and develop payload annex requirements (DR 1.6.2.4).

The contractor shall provide the dissemination and review of all payload and ISS safety data packages, including development and dissemination of the Integrated Cargo Hazard Assessment (ICHA) and the Integrated Safety Verification Reports (DR 1.6.2.4).   The contractor shall provide safety assessments to the Shuttle MIR Mission safety assessment process.

The contractor shall document mission control payload facilities requirements definition and perform requirement implementation (DR 1.6.2.4).

#### 1.6.2.5	FLIGHT CREW

The Flight Crew is responsible to the Shuttle and ISS Programs for certain in-line tasks.  These tasks include providing Flight Crews to execute the missions planned in the Shuttle and ISS manifest; providing Flight Crew input to the development and assessment of new or changing requirements in the two Programs, including participating in development, execution, and evaluation of human piloted tests in simulators; and providing Flight Crew input to the resolution of operations related issues in the Programs.  The contractor shall provide specific products and services for the Flight Crew to use in the accomplishment of these in-line tasks.

The government will lead and be accountable for new capability development and certain non-mission specific programmatic support.  The contractor shall provide support of such government accountable functions which include but are not limited to Shuttle upgrades, NASA’s Astronaut appearance function (including Lead and PAO Coordination responsibilities), JSC’s Flight Crew Scheduling function, NASA requirements documented in the Space Shuttle Family Support Document (JSC 23275), and the Payload Specialist Operations and Integration Plan (JSC 19936).  The Contractor shall further support government accountable functions by providing the products and services described in sections 1.6.2.5.5 and its subparagraphs, 1.6.2.5.6, and 1.6.2.5.7.  Contractor participation in these functions shall be specified via technical direction.

The contractor shall develop alternatives to those products and support tasks that are more efficient and/or effective by taking advantage of synergies across the Program(s), by utilization of new technology and tools, by consolidation of functions, or by other means.  The contractor shall provide in-depth technical evaluations of the crew operational and safety impacts of specific, identified changes to the ISS Flight software.  The contractor shall perform the tasks for the transition, maintenance, and sustaining engineering for the Online Appearance Scheduling Information System (OASIS) and the Astronaut Online Scheduling System (AOSS).

##### 1.6.2.5.1	PROGRAM REQUIREMENTS DEVELOPMENT/CHANGE TECHNICAL assessments

The contractor shall provide reports, assessments, and technical evaluations of Program changes that have potential impact to crew procedures, safety, or operations.

The contractor shall manage the Change Request (CR) review process for the Flight Crew, including routing of CR’s for Flight Crew evaluations and maintaining an existing database of all such reviewed CR’s for boards (or their successors) as specified in DR 1.6.2.5-a.

The contractor shall be aware of Flight Crew official positions on systems level hardware, software and operational procedures changes affecting the crew.

The contractor shall evaluate all flight software discrepancy reports and user/operational notes for crew operational and safety impacts.  During the conceptual design of each new OI, the contractor shall evaluate the crew operational and safety impacts of concept proposals for software changes.  The contractor shall determine the flight software code and other resource impacts of Flight Crew proposed changes to allow the Flight Crew to develop its priorities for changes prior to the baselining of each new OI.

The contractor shall provide in-depth technical evaluations of the crew operational and safety impacts of specific, identified changes to Space Shuttle hardware or operations.

For primary payloads, the contractor shall deliver the payload requirements for on-board crew displays.

The contractor shall initiate and present changes for a wide range of hardware, software and operations that affect the crew.

The contractor shall deliver briefings to assigned Flight Crew as specified in DR 1.6.2.5-a.

##### 1.6.2.5.2	SHUTTLE-MIR DOCKING INTEGRATION

The contractor shall inform the Flight Crew of  all Shuttle-Mir integration issues and assess their operational impacts.  The Flight Crew will develop positions based on these assessments which the contractor shall document and input into the development of Shuttle-Mir operations procedures.  The contractor shall ensure that Flight Crew inputs based on these assessments are made available to relevant Integrated Product Team (IPT) and technical interchange meetings (TIM), including the Rendezvous/Proximity Operations Working Group.

The contractor shall develop and review test plans for Shuttle-Mir docking and operations ground-based tests.  The contractor shall coordinate crew participation in such tests and document the results (DR 1.6.2.5-a).

##### 1.6.2.5.3	SHUTTLE LANDING AND ROLLOUT TECHNIQUE DEVELOPMENT

The contractor shall reduce the data from the Ames Vertical Motion Simulator (VMS) Shuttle landing and rollout simulations to provide visualizations of the simulator test results per the test and post-test presentation requirements to be specified( DR 1.6.2.5-a).

##### 1.6.2.5.4	FLIGHT CREW EQUIPMENT (FCE) INTEGRATION

The contractor shall manage the requirements of the Flight Crew for FCE and establish and maintain coordination between the Flight Crew and hardware suppliers for FCE (DR 1.6.2.5.4-a).

The contractor shall initiate Flight Crew requested changes and present FCE CR’s representing the assigned flight crew FCE requirements to the appropriate boards, and shall provide status to the crew members on CR’s affecting their equipment.

The contractor shall deliver to each assigned flight crew a government furnished equipment (GFE) portable onboard computer with the training software load for crew training.  The contractor shall update the GFE software on the computer to the flight software load with each new release.

##### 1.6.2.5.5	OPERATIONS DEVELOPMENT FOR ISS

The contractor shall produce specific products for the Flight Crew to use in the accomplishment of the ISS in-line tasks.

###### 1.6.2.5.5.1	FLIGHT CREW TRAINING DEVELOPMENT

The contractor shall coordinate Flight Crew input into all crew training plans, flows, curricula, and facilities, identify and document crew issues and crew positions, disseminate Flight Crew positions to the relevant IPT and propose areas requiring developmental test objectives (DTO) or risk mitigation experiments (RME).  The contractor shall ensure that the Assembly Training Plan (ATP) for the ISS accurately reflects positions taken by Flight Crew.  The contractor shall provide reports and assessments of operational impacts of training issues.

1.6.2.5.5.2   FLIGHT CREW SUPPORT

The effort defined herein shall be specifically authorized under the Program Provisioning Procedure as defined in Schedule Article H.35, entitled Program Provisioning.  The contractor shall perform tasks as defined in specific supplemental agreements and PPCO’s, and as documented in the Program Provisioning Task Book (PPTB).

###### 1.6.2.5.5.3	ISS ASSEMBLY, SYSTEM AND UTILIZATION OPERATIONS ASSESSMENT AND TESTING

The contractor shall provide the Flight Crew with reports, assessments, and technical evaluations of all ISS assembly operations and concepts, plans, tasks, and procedures; integrated operations scenarios; flight rules; system, module, and payload designs including functional descriptions, drawings and schematics; change notices that affect crew-related requirements or implementation; Flight Crew equipment support systems including habitability support; and crew displays and controls.

The contractor shall develop and review test plans for ISS systems, payloads, tools, and procedures that require ground-based testing.  The contractor shall coordinate crew participation in such tests and document the results.

The contractor shall prepare DTO or RME flight documentation and postflight test results for ISS systems, payloads, tools, and procedures that require a flight demonstration.

###### 1.6.2.5.5.4	RESERVED

###### 1.6.2.5.5.5	COMMON DISPLAY DEVELOPMENT

The contractor shall coordinate and consolidate all Flight Crew requirements and deliver the results to the Common Display Development Team (CDDT).  The contractor shall ensure the resultant requirements are in accordance with CDDT specifications.

###### 1.6.2.5.5.6	ASTRONAUT ANALYSIS AND INTEGRATION TEAM (AIT)

The contractor shall maintain an existing Astronaut AIT Action Item database (as part of the ISS Action Tracking Application (ATA) database) and an existing crew position database.  The contractor shall update crew-related items in the Risk Database Management Application (RDMA).  The contractor shall prepare each month a risk status report for the Astronaut AIT, and will track the status of all crew-related risks in the RDMA.  The contractor shall manage the ISS Change Memo Review process for the Flight Crew, including routing of documentation for evaluations and maintaining a database of reviewed memos.

###### 1.6.2.5.5.7	RESERVED

##### 1.6.2.5.6	SHUTTLE/ISS INTEGRATION

The contractor shall provide the Flight Crew with on-orbit capability assessments for ISS assembly and operations tasks involving the Shuttle.  These assessments shall include evaluations.  The contractor shall develop and review test plans for any SSP/ISS operations that have been identified as requiring ground-based tests (including but not limited to EVA, robotics, rendezvous/proximity operations).  The contractor shall coordinate crew participation in such tests and document the results.

The contractor shall prepare DTO/RME flight documentation and flight test results reports for flown DTO/RME’s.

##### 1.6.2.5.7	LIBRARY, DATABASE, AND DOCUMENTATION MAINTENANCE

The contractor shall  provide support for the Flight Crew databases and library.

##### 1.6.2.6	CREW/VEHICLE INTEGRATION AND TESTING

The government will lead and be accountable for new capability development.  That portion of 1.6.2.6 - Crew/Vehicle Integration and Testing related to the ISS will require and consist of such new capability development.  Contractor participation shall be specified via technical direction.  As these tasks mature and become more standardized, they can, at the discretion of the government, be transitioned from government to contractor accountability.  The contractor shall be accountable for the Space Shuttle portion of 1.6.2.6 due to its maturity.

The contractor shall provide the operations interface between JSC flight operations in-line tasks and processing or launch operations at KSC and ISSP international partner sites (DR 1.6.2.5-a).  The contractor shall implement the Vehicle Integration Plan for the Shuttle Operational Phase (JSC 17519).

The contractor shall coordinate and review the airlock close-out photographs to ensure the proper configuration of EMU hardware in time to resolve any discrepancies before final airlock close-out.

NASA Astronaut Support Personnel will continue to perform the vehicle preparation for flight including the final switch configuration.

The contractor shall provide on-site staff at the prime and back-up landing sites to assure arrangements for NASA approved post-landing activities such as crew physicals, crew accommodations, crew clothing, crew transportation, crew guests and other very important persons (VIP).  The contractor shall coordinate support requirements with the NASA elements supporting the landing operations such as Astronaut Support Personnel, flight surgeons, Shuttle Training Aircraft (STA) pilots, NASA  management, and public affairs.

The contractor shall, as required by NASA, provide on-site staff in Kazahkstan, Russia, and at facilities of the international partners in support of prelaunch testing, integration and other activities preparatory to the launch of ISS elements.

#### 1.6.2.7	DATA COLLECTION/ RECONFIGURATION

The contractor shall operate and maintain the ISS MOD Avionics reconfiguration tools and processes that will generate command, telemetry, and display products required to reconfigure flight, Orbiter Interface Unit (OIU), and ground facilities, shall provide sustaining engineering support once tools are transitioned by the developer, and shall support the development of recon tools through development of operations concepts document, RID review of Level B requirements, and User Acceptance Test/Operations Readiness Review (UAT/ORR).  Production processes include data management services, production and operations support, and development and maintenance of related documentation.  Until ISS MOD Avionics Reconfiguration Systems (IMARS) tools are released for production support, the contractor will provide support to the existing manual process by providing configuration management services including transfer of files to the IPS platform.  Effective February 28, 1999, the tasks to implement, maintain, and operate a reconfiguration platform environment to support data and applications testing, process development and certification and problem assessment for ISS reconfiguration activities is the responsibility of the NASA CSOC Contractor.  Effective February 28, 1999, the tasks associated with the operations and maintenance of the ISS MOD Avionics Reconfiguration System (IMARS) platform is the responsibility of the NASA CSOC Contractor.

The Contractor shall provide for the collection of requirements and generation of products for the Mission Control Center (MCC) and provide POCC requirements and configuration coordination.

The contractor shall support rapid development of technology prototypes for proof of concept studies and small software development efforts specifically relating to ISS space and ground systems displays and controls, and advanced shuttle displays and controls.  Included in this activity are analysis and evaluation of advanced technology, and command and control concepts.

The contractor will implement, maintain, and operate a reconfiguration platform environment to support data and applications testing, process development and certification, and problem assessment for ISS reconfiguration activities.  The contractor shall integrate MOD inputs to ISS Avionics Flight Software and data to include both issues resolution and change traffic processing; and shall perform associated technical schedule integration.  The contractor will incorporate and integrate all IMARS tool updates as defined by NASA.  The contractor will perform tasks for data and applications testing, process development and certification, procedure/product generation and problem assessment for ISS Avionics Reconfiguration activities.

1.6.2.8	PCS PROJECT SUPPORT

The Government will lead and is responsible for the overall Portable Computer System (PCS) development.  The contractor shall participate in the development and testing of the PCS interface software and core systems displays for the on board ISS laptops.  This activity will include development of the hardware and software acquisition plans; procurement; development and certification of a PCS test system; configuration management (both Change Request and Discrepancy Requests) and general engineering (i.e., maintaining Project Web site); System administration of the PCS lab, Solaris Operating System (OS) customization; PCS software load builds, Test and Operations (T&O) support to the SSTF for PCS; Onboard Operations Crew Interface (OOCI) software sustaining engineering; and PCS software porting.  This activity also includes PCS Display development; project integration tasks; Software Formal Qualification Testing tasks; and the execution of MEIT/HIS Testing.

### 1.6.3	RESERVED

### 1.6.4	FLIGHT OPERATIONS SYSTEMS AND EQUIPMENT

The contractor shall manage, operate, and maintain the systems in Exhibit 1.6.4-A in support of flight operations in the SSP and ISSP.  The contractor shall ensure flight readiness for all flight operations systems and equipment (DR 1.5.2.4).

The contractor shall modify, upgrade, and/or improve the performance of the systems and equipment in Exhibit 1.6.4-A.  The contractor shall obtain NASA approval for all modifications resulting in an architectural change.  The contractor shall, as directed by the government, provide project management and development plans (DR 1.6.4-a) and implement system upgrades and/or new capabilities required by vehicle/mission changes additions, obsolete and NME equipment replacements, and/or operational efficiencies.

The contractor shall establish agreements with non-SFOC users of Flight Operations Systems and Equipment for services required to satisfy SSP and ISS program requirements.  These agreements shall be documented and signed by all participants.

The contractor shall provide software sustaining engineering and perform specific programming related tasks, including documentation development for the advanced Control Center Technology (ACCT) project.

Management and Integration

The contractor shall provide management, integration, and system engineering functions for all flight operations systems and equipment in Exhibit 1.6.4-A.  The contractor shall develop, implement and maintain a Management Plan that addresses all systems and key operations tasks.  The contractor shall provide an Information Technology Acquisition Plan (DR 1.1.4.1-b).

The contractor shall establish external management interfaces and external interface agreements as well as any other management interfaces necessary for operations.  (DR 1.6.4-c).  Also, the contractor shall provide a FCR support position for management of the ground flight  control services.

The contractor shall develop, implement and maintain a metrics package (DR 1.6.4-d), that addresses each system, for measuring key aspects of the process performance.

Required Service:	Flight operations system availability.

Std of Excellence:	100% flight operations system availability for the, SMS, SSTF, and SPF.

Expectation:	1.5% flight operations system non-availability for the SPF with no impact to safety, mission success or major program schedule milestones.

Expectation:	3% flight operations system non-availability for the SMS & SSTF with no impact to safety, mission success or major program schedule milestones.

MER:	Significant impact to safety, mission success or major

program schedule milestones.

Required Service:	Provide sustaining engineering and maintenance and operations support for flight operations system and equipment.

Std of Excellence:	Complete and adequate Closure of Sustaining Requirements and Discrepancy Reports within negotiated and agreed upon user need date and in no case impact safety, mission success or major program schedule milestones.

Expectation:	5% late, but in no case impact safety, mission success, or major program schedule milestones.

MER:	Significant impact to safety, mission success or major

program schedule milestones.

Maintenance and Operations

The contractor shall provide maintenance and operations services for all flight operations systems and equipment in Exhibit 1.6.4-A, and the software applications for the MCC Electronic Document project (EDP) System .

The contractor shall provide maintenance of the Government computer systems and shall operate the computer equipment including any computer equipment added or changed during the contract period.  The contractor shall operate the tape libraries and tape silo automated storage systems, and coordinate data information retention and accountability with other libraries or archival facilities provided and operated by other JSC contractors or Government personnel.

Hardware Sustaining Engineering

The contractor shall provide sustaining engineering and modification of the flight operations systems hardware in Exhibit 1.6.4-A. The contractor shall design modifications to the baseline systems including requirements, functional design, and documentation.  The modifications shall be based on vehicle/mission changes/additions, obsolete equipment/component replacement, and operational efficiency improvements.

The contractor shall conduct and schedule design reviews for all appropriate levels of change.  The contractor shall provide a Functional Design Review (FDR) Report (DR 1.6.4-e).  System or configuration changes that do not affect the functional capability of a system or the hardware/software architecture do not require formal design reviews.

The contractor shall provide continuing system engineering support for systems during their operational lifetime.  This support shall encompass all technical support beyond normal operation and maintenance.

Software Sustaining Engineering

The contractor shall maintain commercial off-the shelf software (COTS) and maintain and modify custom software for the flight operations systems in Exhibit 1.6.4-A.  This includes selected flight controller user software and the transition and software sustaining engineering of the MSC User applications.

The contractor shall conduct and schedule functional design reviews for all appropriate levels of changes.  The contractor shall provide a FDR report (DR 1.6.4-e).  System or configuration changes that do not affect the functional capability of a system or the hardware/software architecture do not require formal design reviews.  The contractor shall maintain software documentation throughout the development and maintenance of software systems.

The contractor shall define procedures to establish and maintain software configuration control, discrepancy resolution, and modification definition and implementation.  The contractor shall provide sufficient detail to establish the applicability or exceptions of the plan to the various types of software (mission/non-mission, systems/applications, etc.).  The contractor shall provide integration of software and associated mission reconfigurations as development is completed.

Required Service:	Management of software critical discrepancies to enable the system to support flight operations.

Std of Excellence:	No critical discrepancies in mission support software after the scheduled start of mission specific training.

Expectation:	No critical discrepancies after the start of mission specific training that impact safety, mission success or major program schedule milestones.

MER:	More than 1 critical discrepancy(s) after the start of mission specific training that impact(s) safety, mission success or major program schedule milestones.

Integration and Installation

The contractor shall integrate and install equipment, software, and reconfiguration products produced or procured  by the development contractor for flight operations systems in Exhibit 1.6.4-A.  The contractor shall determine integration schedules that ensure facility availability and installation schedules are sufficient to support the delivery commitments of the development contractor.  The contractor shall integrate support during all phases of a development project which will require multiple interfaces with the Government and the development contractor.  The contractor shall work with development contractors to establish an agreement that defines the division of roles and responsibilities regarding installation, integration, maintenance, and operation activities, and that defines the services that will be provided to development contractors.  Agreements shall be documented and signed by all participants.

Flight Operations Logistics

The contractor shall perform logistics for flight operations (DR 1.4-c).  The contractor shall provide a fully operational logistics system that improves productivity and minimizes organizations providing like kinds of products and services.  The contractor shall provide transportation, shipping, receiving, warehousing, and distribution services.

The contractor shall perform the tasks required for hardware replacement, software porting and validation on the Integrated Planning System (IPS) platform, denoted as the Equipment Replacement Phase II project, and upon project completion (scheduled for FY99) will be transitioned to the CSOC contractor.

#### 1.6.4.1	MISSION CONTROL CENTER (MCC)

The contractor shall develop, maintain and modify user interfaces vehicle-specific user application software and configuration scripts for user-configurable software required to support command and control capabilities for mission operations for SSP and ISSP  [including Group Administration functions for the HSG in Mission Control Center-Moscow (MCC-M), and development and maintenance of software applications to monitor crew health and environment aboard the ISS].  The contractor shall ensure SFOC-generated software to be integrated in the MCC is compliant with MCC standards.  The contractor shall ensure that critical software is compliant with NASA critical processor policies.  The contractor shall sustain the ICC/mainframe systems of the MCC.  The contractor shall provide mission specific baseline management and control.  (See exhibit 1.6.4-A, Flight Operations Systems.)  The contractor shall perform integration tasks for the ISS Program in the areas of network requirements.  The Program Requirements Document (PRD) analysis function transitioned to the CSOC contractor and will no longer be a requirement of the SFOC contractor.  The ISS NACAIT function transitioned to the CSOC contractor and will no longer be a requirement of the SFOC contractor.

The contractor shall perform additional Software Sustaining Engineering tasks for Manual Procedures Viewer (MPV) and Workflow applications with extended development periods and subsequent delay in transition to SFOC.

- MCC-OSHA STANDARDS

The contractor shall perform the necessary tasks (e.g., procurement, integration, installation, maintenance and operations) to ensure the MCC facility meets the required OSHA standards.

- APOLLO MOCR

The contractor shall develop, procure, install, and maintain a multimedia network system (e.g., lighting control, projection displays, time displays consoles, event indicators, in room audio) for providing continuous tour presentations of Apollo era.

#### 1.6.4.2	INTEGRATED TRAINING FACILITY (ITF)

The ITF consists of hardware, platform software (custom and COTS), and mission specific application software required to provide flight crew and mission controller part task training, standalone and integrated simulations and testing capabilities for the mission operations in support of the SSP and ISSP.  The Contractor shall document procedures for maintenance and operations of training facilities within the ITF (DR 1.6.4.2-a).  The contractor shall develop the software interface to route SMTF video to the SSTF training facility and SSTF video to the SMTF training facility.  The Contractor as of October 1, 2001 (FY02) will no longer have the responsibility to maintain and operate the MDF. Contractor transition reconfiguration and sustaining engineering activities for the SSI and ICM software applications to SFOC and perform SSE tasks for the SSI software. The contractor shall perform the tasks required to produce three lightweight payload mockups per year for FY00 and FY01, and monitor MRMDF operations to gain insight to facility operations for future transition.  The contractor shall upgrade the SMS (GNS & FB) visual Image Generators (IGs) to ensure the SMS has adequate visual fidelity for training astronauts for ISS assembly.

#### 1.6.4.3	INTEGRATED PLANNING SYSTEM (IPS)

The contractor shall develop, maintain and modify user interfaces, vehicle-specific user application software and configuration scripts for user-configurable software required to support planning and analysis for mission operations for SSP and ISSP.  The contractor shall ensure SFOC-generated software to be integrated in the IPS is compliant with IPS standards.  The contractor shall provide mission specific baseline management and control.  (See exhibit 1.6.4-A, Flight Operations Systems.)

#### 1.6.4.4	SOFTWARE PRODUCTION FACILITY (SPF)

The SPF consists of hardware, platform software (custom and COTS), and mission specific application software required to provide payload/vehicle requirement collection, integration and validation support; MCC console information reconfiguration; SMS training information reconfiguration; flight software development support, and data and flight software reconfiguration and testing capabilities for the mission operations in support of the Space Shuttle.

Changes to SPF hardware and software shall be coordinated with affected SPF users.  Change concurrence shall be obtained prior to implementation from affected non-SFOC SPF users.

##### 1.6.4.4.1	RESERVED

##### 1.6.4.4.2	SPF-UNIQUE INSTALLATION SERVICES

The contractor shall provide installation services for flight software development.  The estimated minimum standard for notification by the development contractor, of the requirement for installation is 30 days.

1.6.4.5	RESERVED

1.6.4.5.1	RESERVED

1.6.4.5.2	RESERVED

#### 1.6.4.6	RESERVED

1.6.4.7	RESERVED

#### 1.6.4.8	RESERVED

#### 1.6.4.9	OPERATIONS SUPPORT SYSTEMS

The contractor shall provide the services and materials required to support the management and operations for all technical systems used in flight operations.  Examples of these are, Flight Planning System (FPS),  MOD Information System (MODIS), and Attitude & Pointing Flight Production Facility (APFPF).

#### 1.6.5	NASA MANAGED MISSION EXECUTION SUPPORT

The Government will lead and is responsible for the technical execution of all operations related activities of flight control teams (FCT) which will be comprised of both government and contractor personnel.  The contractor shall participate in flight control teams for both the SSP and ISSP.  Real time console support provided by those teams during mission periods shall be either on-call or continuous mission support.  Real time support encompasses all aspects of flight control, from selected prelaunch planning through ascent, orbit, and landing for Shuttle flights, and for continuous operations for ISS increments.  The contractor’s organization and personnel shall be fully responsive to the FCT's requirements and direction.

Contractor flight control team participation includes both Contractor Accountable Functions (CAF) and Government Accountable Functions (GAF) for the flight control team positions.  Nothing herein shall be deemed to limit the contractor’s obligations under the contract.  The contractor will supply all personnel required to support CAF flight control team positions.  Those personnel will be fully trained and certified in accordance with established training and certification requirements.  The contractor shall prepare a Mission Support Plan for CAF flight control team positions and shall document CAF accountable console products and processes. NASA/Contractor agreements for GAF task execution shall be specified in the Government Accountable Functions Directive (GAFD) and reported consistent with Flight Operations Metrics requirements.  The skill mix, size and split between government and GAF contractor participation will be established through concurrence with the annual operating plan.  The contractor shall perform flight control functions for SSP and ISS missions as documented in the Fiscal Year (FY) Government Accountable Functions Directive (GAFD).

The contractor shall participate in the following flight control team functional areas:  Flight Systems, Flight Planning/Payloads/Assembly, Flight Design and Dynamics, International partners’ coordination, International Operations and other areas as specified by the government.  This participation includes both execution of flight and mission operations and requisite flight preparation.  Specific examples of contractor participation include development and execution of flight plans and ISS mission plans; Mir payload integration and operations; ISS integrated testing and verification; development and maintenance of the ISS Lexicon; development, training, and execution of operational generic and flight-specific EVA’s; vehicle design and operations integration; operations requirements development for flight controller training tools and facilities; operations application software verification and checkout; development of console reference and real-time support products; EVA/Robotics and payloads mission integration; FDF/POC/Safety Process Integration; development and execution of flight controller mentor training; pre- and post- flight analysis; pre-mission facility checkout; and ISS assembly Integration.  Flight controllers shall also participate in the development of new operations concepts and requirements for the SSP and ISSP, including the development of new technology prototypes and advanced flight control software applications.  Training for all flight controller personnel is specified in SOW section 1.6.1.2.  Both government and contractor (CAF and GAF) flight controllers shall be directly involved in the definition of training requirements.  The government will also certify flight controllers for specific MCC real-time monitoring, analysis, command, and control operations.  In addition to government certification requirements, the contractor shall certify flight controllers for CAF FCT positions.  The contractor shall provide limited flight control team functions (the CATO, PHALCON, and THOR disciplines will be eliminated) at Mission Control Center - Moscow (MCC-M) for the Houston Support Group (HSG) through the period of the contract [(including providing Operations Data File (ODF) coordination to integrate the joint data file requirements for implementation for ISS missions.

#### 1.6.5.1	FLIGHT SYSTEMS

The contractor shall provide flight control team functions to accomplish vehicle and flight systems operations as required to assure safety and mission success (including systems design and operations integration for CRV). Requisite vehicle and flight systems flight control team functions include: Data Processing Systems; Command and Data Management Systems; Communications and Tracking Systems; EVA; Robotics Systems; Mechanical Systems; Booster Systems; Guidance Navigation and Control Systems; Propulsion Systems; Guidance and Controls/Prop systems; Electrical Power Systems; Environmental Control, Life Support, Thermal Systems; Mechanical/Structures, Logistics and Maintenance Systems; Shuttle In-flight Maintenance; and ISS Resource Analysis.  inherent in these functions are the maintenance and development of associated ground and crew procedures and ground computer operations.  Also, flight controllers shall participate in EVA design and training, Spacelab systems, and new operational capability projects.  Provide continuous MCC flight control support at the Communications and Tracking position commencing with ISS mission 2A.  The contractor shall perform Integrated Verification and Testing for ISS vehicle and ops facilities.  The contractor shall develop ISS Operational products to support ISS (including Ground and Flight display and computation development; Flight software reconfiguration product development; command and telemetry definition; development of ISS ground and onboard procedures).  The contractor shall perform integration tasks for the ISS Program in the areas of robotics requirements.  The contractor shall perform tasks for the development of ISS procedures, flight rules, handbook drawings and display; Integrated Verification and Testing (IVT) per the manifest baseline defined in the ISS Integrated Flight Schedule, Revision F, which re-baselines ISS Assembly completion to 2006. The contractor will perform ISS Mission Integration and schedule management tasks to include mitigation of SSTF load development tasks (i.e. problem mitigation, work flow analysis, and assessment). The contractor will perform the Ops Lead function for the ISS activities in FY01.  In FY02, the Ops Lead functions for the ISS activities will transition from the contractor and be performed by civil servants.  The contractor shall perform the tasks for the integration and management of the mitigation of SSTF load development, ISS flight specific Mission Configuration Tests and perform the role of focal point for IP mission preparation activities.

#### 1.6.5.2	FLIGHT PLANNING/PAYLOADS/ASSEMBLY

The contractor shall provide flight control team functions to accomplish flight planning, payloads, ISS Inventory development and maintenance, both pre-increment and real-time support; ISS Operations Planning activities and assembly operations as required to assure safety and mission success. Requisite flight planning, payloads, and assembly flight control team functions include: flight and mission activity planning; payload operations and associated integration; assembly and checkout plan and operations; specialty flight phase support; attitude timeline and pointing; on-orbit inventory and storage.  inherent in these functions are the maintenance and development of associated ground and crew procedures and ground computer operations (including RF LAN for ISS). The contractor shall perform Integrated Verification and Testing for ISS vehicle and ops facilities. The contractor shall also perform mission operations design integration for related automated vehicles [i.e., Crew Return Vehicle (CRV)]. The contractor shall provide ISO and CIO activities for real-time operations of the ISS during crew wake up.  Perform off-console inventory management and updates to the IMS databases for both ground and on-orbit computer system including response to critical discrepancy reports and modifications to improve on-board efficiency of the IMS.  Contractor ISO activities will include, but not limited to tracking manifested hardware, stowage, transfer processes, database maintenance, Russian and US software integration, and crew concerns resolution.  Contractor CIO tasks will include, but not limited to the PLugin UTilization Officer (PLUTO) backroom position.

#### 1.6.5.3	FLIGHT DESIGN AND DYNAMICS

The contractor shall provide flight control team functions to accomplish flight design and dynamics operations as required to assure safety and mission success. Requisite flight design and dynamics flight control team functions include: flight dynamics and trajectory control; onboard guidance and navigation; ground navigation and tracking; launch, ascent, and abort analysis; entry, landing and winds analysis; rendezvous and proximity operations analysis; landing operations coordination.  inherent in these functions are the maintenance and development of associated ground and crew procedures and ground computer operations.  The contractor will provide system administrative responsibilities and software programming in conjunction with the ISS Trajectory Operations Planning Officer, the Contractor shall restore the TOPO staffing position to required level to perform tasks for ISS assembly and real time operations dictated by the original Station Assembly sequence plan.  The contractor shall provide a dedicated team for performing independent verification testing (IVT) for Flight Design and Dynamics MCC ascent/entry/orbit displays and applications maintained within the Trajectory Operations Computer Software Support (TOCSS) laboratory.

1.6.5.4	FLIGHT OPERATIONS DEVELOPMENT

The effort defined herein shall be specifically authorized under the Program Provisioning Procedure as defined in Schedule Article H.35, entitled Program Provisioning.  The contractor shall perform tasks as defined in specific supplemental agreements and PPCO’s, and as documented in the Program Provisioning Task Book (PPTB).

## 1.7	NASA MANAGED ACTIVITIES

The contractor shall participate in NASA-managed activities as addressed in the following subsections.  Such participation shall be as specified in appropriate

technical direction, including concurrence with annual SSP and ISSP operating plans.

### 1.7.1	DEVELOPMENT

The contractor shall participate, when required,  in Government-initiated SSP special studies and development projects, as follow:

Development of requirements for initial concept development; design reviews providing technical assessments and evaluations as appropriate to insure that the design meets the requirements.

Engineering services (including design), procurement, fabrication, installation, support to installation by another contractor, activation, validation, and/or turnover activation related to safety,  performance and obsolescence upgrades; e.g., , GSE.

Engineering services supporting NASA management of contract efforts to be transitioned to SFOC responsibility in Phase II.  SFOC will assume management responsibility for these services in concert with the Phase II contract transitions.

Non-repetitive tasks and efforts such as requirements development, analysis, and assessments related to SSV/Cargo, SSV/ISS and SSV/MIR integration and to integrated SSV enhancements.  Included in this activity are analyses required to define generic induced environment design and certification envelopes and all systems analyses required to demonstrate compliance with all SSP requirements.  The contractor shall provide for the design, development, fabrication, certification, and delivery of all cargo integration hardware (DR 1.4.1.5.1-a, 1.4.1.5.1-b, and 1.4.1.5.1.-c).  The contractor shall conduct design studies, produce engineering drawings and associated list, configuration documentation, installation instructions, performance verification requirements and specifications, and acceptance data packages for the hardware that comply with NSTS 07700-10-MVP-01, Space Shuttle Master Verification Plan.

#### 1.7.1.1	KSC SHUTTLE DEVELOPMENT ACTIVITIES

The contractor shall participate, as required, in Government initiated SSP program special studies and development projects.

#### 1.7.1.2	KSC CONSTRUCTION OF FACILITIES (CofF) ACTIVITIES

The contractor shall participate, as required, in Government initiated CofF special studies and development projects.

1.7.3	 	ISSPO SUPPORT

The effort defined herein shall be specifically authorized under the Program Provisioning Procedure as defined in Schedule Article H.35, entitled Program Provisioning.  The contractor shall perform tasks as defined in specific supplemental agreements and PPCO’s, and as documented in the Program Provisioning Task Book (PPTB):

ISS Operation Requirements Development & Integration

ISS Cargo Integration

ISS Assembly & Manifest

ISS Vehicle Integrated Performance & Resources

ISS Launch Package & Increment Integration

ISS Payloads

ISS Program Integration

ISS Cargo Compatibility Analysis

### 1.7.4	PROGRAM REIMBURSEABLES

The effort defined herein shall be specifically authorized under the Program Provisioning Procedure as defined in Schedule Article H.35, entitled Program Provisioning.  The Contractor shall participate, when required, in Government initiated projects ancillary to the SFOC.

#### 1.7.5	SRB DEVELOPMENT ACTIVITIES

The contractor shall participate, as required, in Government-initiated SRB program element special studies and development projects.

1.8		International Space Station Program (ISSP)

The contractor shall provide support to the ISSPO in the areas of Management Information Systems, Safety and Mission Assurance, Configuration Management, Sustaining Engineering, Meetings/Mission Evaluation Room, and Logistics and Maintenance.

1.8.1	ISSP MANAGEMENT INFORMATION SYSTEMS

The contractor shall provide information systems expertise to integrate and resolve administrative hardware, software, and network related issues for the ISSP and the International Partner (IP) representatives.  The contractor shall provide technical coordination for IP access to ISS applications and to resolve IP user problems. The contractor shall coordinate the development of an overall International Space Station (ISS) network architecture plan, and perform ad hoc trade studies for ISS networking issues.  The contractor shall conduct and/or participate in technical meetings to complete the identified products.

The contractor shall provide Information Technology (IT) security management for ISSP Information System resources and IT facilities/systems.  The contractor shall review and make recommendations for the Information Systems Analysis and Integration Contract (ISAC) Disaster Recovery and Continuity of Operations Plan, the ISAC Security Plan and the Software Development and Integration Lab (SDIL) Security Plan.  The contractor shall perform security audits, handle and report IT security incidents.

The contractor shall provide move and facilities coordination for personnel and property controlled by the ISSP. The contractor shall also provide points of contact for administrative actions associated with ISSP telephone services and maintain the internal ISSP Equipment Database.

The contractor shall provide the primary point of contact for ISSP Service Request (SR) coordination. The contractor shall maintain and status the internal database for ISSP SRs, and provide submission of ISSP SRs to the JSC Information System Directorate (ISD). The contractor shall participate in weekly Information System (IS) boards, meetings and forums and provide technical administrative support. The contractor shall provide data inputs to the Johnson Space Center (JSC) CIO database on ISSP IS technology related procurement transactions. The contractor shall assist in compiling information for ISS IT requirements and the fiscal year Information Technology Plan.

1.8.2	ISS SAFETY AND MISSION ASSURANCE (S&MA)

The contractor shall provide program-level quantitative risk analysis for the ISSPO Safety and Mission Assurance function. The contractor shall provide data entry for the ISS Risk Data Management Application (RDMA) for the Program Risk Advisory Board (PRAB), and perform probability risk assessments. The contractor shall develop and maintain the program-level Risk Posture Report; document the risk analysis process; and perform special study risk analysis as requested by Program Management. The contractor shall also perform quality assurance tasks, including bilateral contract reviews, documentation audits, and meeting participation.

The contractor shall integrate the requirements definition and administration of the ISS Problem Reporting and Corrective Action (PRACA) database.  The contractor shall prioritize PRACA database requirements, and define and coordinate release schedules with ISS PRACA database developers.  The contractor shall define the process for data exchange, problem tracking, and problem resolution for NASA and IPs ground and on-orbit issues.  The contractor shall perform database training for new ISS PRACA users.

The contractor shall perform quality assurance assessments of contractor and IP non-conformance processes, including the review, disposition and approval of non-conformances.  The contractor shall participate in  Functional Configuration Audits (FCA)/ Physical Configuration Audits (PCA) for ISS facility class payloads as coordinated with the customer, reviewing as-built versus as-designed documentation against customer provided criteria for ISS S&MA impacts.

1.8.3	ISS DOCUMENTATION MANAGEMENT

The contractor shall provide documentation management required for processing of baselines, revisions and changes other than to ISS NAS 15-10000 documents.

1.8.4 		ISS SUSTAINING ENGINEERING (SE) – HARDWARE HISTORY RETRIEVAL SYSTEM (HHRS)

1.8.5		ISS MEETING SUPPORT

The contractor shall provide technical administrative support for ISSP meetings, teleconferences, and forums for ISSP.

1.8.6		ISS LOGISTICS AND MAINTENANCE (L&M)

The contractor shall perform crew provisioning tasks for ISS crew items identified by the Flight Crew equipment office and IPs as defined in SSP 50409, Crew Provisioning Management Plan (CPMP). The contractor shall coordinate individual crew requirements' inputs (US and Russian) developing inputs to the manifesting process for each flight at Launch minus (L-) 12 months (final delivery) for the Increment Definition and Requirements Document (IDRD) Annex 1, On-orbit Manifest Requirements. The required source data is provided as Government Furnished Data (GFD).

The contractor shall perform Government Furnished Equipment (GFE) L&M.  The contractor shall provide Logistics Support Analysis (LSA) and Logistics Support Analysis Report (LSAR) as defined by MIL-STD1388-2A and in accordance with the Integrated Logistics Support Plan D684-10041-1, Volume 1 through 10.  The contractor shall develop manual fault detection/fault isolation (FD/FI) up to the interface point of the GFE; however, the contractor shall not be responsible for FD/FI from the interface into NAS 15-10000 integrated systems.  The contractor shall develop LSAR products for GFE ORUs identified in the ORU List dated 6/30/99.

The contractor shall provide manifest surveillance for bar code label production, distribution, and database inputs. The contractor shall process requests for ISS hardware bar code labels based on manifesting documentation, and in compliance with SSP 50007, IMS Label Specification Document.  The contractor shall participate to identify new equipment and technology that improves IMS processes.

The contractor shall develop for each planning period an IDRD Annex 2, On-orbit Maintenance Plan, and provide maintenance requirements to IDRD Annex 3, Imagery Requirements. The contractor shall track on-orbit maintenance requirements as set forth in the Integrated Logistics Support Plan, D684-10041-1 Volumes 1 through 10.  The contractor shall perform assessments of new tools, test equipment, and flight support equipment for on-orbit maintenance. The contractor shall coordinate on-orbit maintenance activities and monitor flight hardware by serial number.

The contractor shall perform logistics engineering analysis.  The contractor shall provide reviews/analysis of ISS logistics products delivered to NASA, recommend acceptance or rejection, and recommend recovery plans for rejected products except for spares.  Performance is established in the Integrated Logistics Support Plan D684-10041-1, Volume 1, Books 1 through 10. The contractor process shall provide review/analysis for ORU’s identified in the ORU List dated 6/30/99.  The contractor shall support up LSAR reviews biannually.  The contractor shall participate in ISS element level FCA’s.

The contractor shall coordinate logistics requirements between the IPs and NASA. The contractor shall provide technical inputs for the development of Bilateral Data Exchange Agreement Lists (BDEALs), Memorandums of Understanding (MOU), Memorandums of Agreement (MOA), and International Government Agreements (IGAs).

The contractor shall monitor quantities, location, and certification data packages for spares.  The contractor shall participate in ISS element level PCA’s.  The contractor shall also provide Fleet Resource Management (FRM) coordination between JSC, fleet resource users, and Kennedy Space Center (KSC) FRM assets.  The contractor shall provide ‘on-call’ technical expertise to the MER Manager and Operation Support Officer (OSO) for ISS hardware.  The contractor shall provide 24 hour scheduled physical staffing during assembly flights and as required for anomaly resolution.

- Space Shuttle Upgrades Development (SSUD)

This section defines the tasks to be performed by the contractor in the development and implementation of SSP upgrade projects, including management and integration of efforts to be performed by subcontractors.  The contractor shall manage projects, as described in the sections below, for SSP upgrades development in accordance with the Space Shuttle Program Upgrades Management Plan (NSTS 37400).

2.1	Program and Business Management

The contractor shall provide program and business management for SSP upgrades and development efforts through FY 03.  This includes management and reporting of technical, cost and schedule performance of the design, integration, production, certification, and transition to operations.

2.2	Systems Engineering and Integration

The contractor shall provide system integration, safety, quality and mission assurance coordination across all SFOC program elements, ensuring successful integration between operations and development efforts through FY 03.

  - Change Impact Assessment

The contractor shall perform studies to assess the impacts of a project or projects, and/or develop early ROM cost estimates.  These efforts will be directed under Exhibit H of Attachment J-19, Program Provisioning.

  - Cockpit Avionics Upgrade Phase II

The contractor shall perform activities to develop system requirements for the Cockpit Avionics Upgrade from the Cockpit Council and other sources, project management support, acquisition and procurement activities, hardware and software prototyping, and ground facilities integration for SPF, SMS, and SAIL in accordance with SOW included in paragraph 2.1 of CPA # SUD-005R1.

Cockpit Avionics Upgrade Phase III

As defined in CPA SUP-011 paragraph 4.1, the Contractor shall provide Cockpit Avionics Upgrade (CAU) Increment 1, which includes design, development, certification, and delivery of hardware and software for four Orbiters, CAU Project Development Plan (PDP), a lifetime purchase of spares, and hardware and software for ground support facilities at the Johnson Space Center and the Kennedy Space Center.  Additionally, the Contractor shall provide requirements definition for CAU Increment 2, Enhanced Caution and Warning (ECW).

Cockpit Avionics Upgrade Phase III

As defined in CPA SUP-038 paragraph 4.3.1, the Contractor shall provide the Cockpit Avionics Upgrade Scar Option, which includes design, Electrical Changes Notices (ECN) and Engineering drawing revisions, preparation of Engineering Orders (EO) incorporations, parts procurement and kitting, procurement of scar mod kit unique hardware, hardware extracted from baseline CAU kits, inspections of Scar kitting, and Scar Mod kit Ship-set Delivery for OV-102, OV-103, OV-104, and OV-105.

2.5 EAPU

The contractor shall perform additional tasks to support final design requirements prior to implementation of the EAPU. These tasks include, among others, EAPU planning and test requirements, battery analysis and mock-up, EPD&C system (brass board) support for the second EHDU and cooling systems, system requirements review, and the Phase IV ROM. The contractor shall comply with the complete task description as contained in paragraph 4.3 of Change Partnering Agreement (CPA) #SUP-003.

2.5.1 EAPU Phase III

The contractor shall perform EAPU Phase III, beginning flight design activities and bringing the EAPU Project to a level of maturity to support a NASA Program Commitment Authorization.

2.5.2 EAPU Phase III

The contractor shall perform EAPU Phase IIIA which includes a technical risk reduction evaluation of the requirements and design concept and brings the project to a level of maturity to support a NASA decision to continue into the implementation-planning phase.

2.6	Thrust Vector Control (TVC) Upgrade

In accordance with the Statement of Work contained in Exhibit A of CPA package CPA-MSFC-027, the Alternate TVC Upgrade Initiative overall effort shall identify an enhanced second generation SRB Thrust

Vector Control System, thereby eliminating the use of hydrazine as a system fuel.  An in-depth trade study of candidate systems, supplemented by technology demonstrations on Electric APU, Helium Powered APU, Solid Propellant Gas Generator, and Thermal Batteries shall be conducted to determine the optimum system for SRB application.”

    - Thrust Vector Control (TVC) Upgrade Phase II, Formulation

In accordance with the Statement of Work contained in Exhibit A of CPA MSFC M-049, the Formulation Phase will take the ’feasible’ upgrade concept selected through the Advanced SRB Concept Selection Process and develop sufficient detail to produce a ‘functional’ baseline from which a Preliminary Design can be generated; and firm cost, schedule, and technical commitments can be established.   Major Milestones include SSP Panel Review, USA&SSP Review Boards, Program Requirements Review (PRR), System Requirements Review  (SRR), System Definition Review (SDR), and Program Commitment Agreement  (PCA).   In addition to Helium Auxiliary Power Unit and Helium Distribution Assembly requirements definition and Helium blowdown   tests, other major tasks include Water Impact Risk Mitigation and Helium Mass/ Margin Risk Mitigation.

2.7	Ku-Band Communications System

The contractor shall perform trade studies activities required to evaluate functional requirements options, identify options, provide recommendations, and begin preliminary functional requirements definition of the Ku-Band Communications System in accordance with the SOW included in CPA # SUD-008 paragraph 2.2.

  - Rendezvous Proximity Sensor System Pre-Formulation

The contractor shall perform trade study activities required to evaluate functional requirements options.  The results of the trade studies will  be used to provide options and recommendations to the Space Shuttle Program in accordance with paragraph 2.1 of the CPA # SUD-013.

  - Communications and Tracking System

2.9.1 The contractor shall complete the Formulation Phase of the activities required to upgrade to an integrated Orbiter Communication and Tracking System, from Program Requirement Review (PRR) through completion of the System Requirements Review (SRR).

  - Avionics Instrumentation System (AIS)

The contractor shall provide the definition of a replacement system for the MADS/OEX function on the orbiter in accordance with the SOW included in CPA # SUD-012 paragraph 2.3.

2.12	Command Receiver Decoder  (CRD) Production

In accordance with Exhibit F to CPA Package MSFC M–024, 32 (8 Flight Sets) next generation Command Receiver Decoder to replace the current Range Safety Distributor (RSD) and Integrated Receiver Decoder (IRD) elements of the SRB Range Safety System will be produced.  Specifications are 10SPC-0232, Rev 1; and CEI Part 1, Integrated SRB, 10CEI-001.  The new design replaces the Pyrotechnic Initiator Card (PIC) with Direct Current Firing Circuit (DCFC).

2.13	Altitude Switch Assembly (ASA) Design, Development Qualification & Production

In accordance with CPA Package MSFC M–016,  24  next generation Altitude Switch Assemblies to replace the current ASA will be designed, developed, qualified and produced.   The design, development, construction, and test requirements should be in accordance with preliminary Specification 10SPC-0242 dated November 29, 2000, and Contract End Item Specification 10CEI-0001.  This activity will include a Preliminary Design Review, Critical Design Review,  and a Design Certification Review with NASA participation.  This ASA task is predicated on using Configuration A Sensor (GP:50 sensor with CMCEC interface board).  One configuration B Sensor (GP:50 sensor with integral compensation electronics) will be procured with no testing as a risk mitigator.

2.14	X-Ray Exposure Cell Phase I

Phase I of the project is to study feasibility of design, fabrication and installation of a radiation containment cell, x-ray equipment robotics, and filmless radiographic technology. USA shall develop a solicitation to several vendors for their recommendations for an automated X-Ray exposure cell located in three potential locations.  The vendors shall provide sketches of their recommendations and cost for implementation.  In support of the solicitation, USA shall develop a Statement of Work for the vendor that identifies the Engineering criteria for the cell.  This shall include, but not be limited to Quality, Safety, NDE, M & P, and Facility Engineering requirements. As a result of the study, USA shall provide an Engineering assessment, site recommendation and develop a cost for implementation.  USA shall develop a presentation package to be given to MSFC for concurrence prior to submitting to the IES Board requesting implementation funding.

2.15  Small Boat Davit System

USA shall procure two type PIV 3.0 A Davit Systems or equivalent, analyze decks for required modifications, reinforce/modify decks as required, and install and test one of the Davit Systems on each of the two SRB recovery ships.”

2.16  Enhanced Diver Operated Plug

USA shall develop and fabricate four (4) booster dewatering plugs that streamline the design for installation, reduces the workload on divers at depth, and automates the locking leg action.  The design will be based on Prototype EDOP currently in work, the existing DOP design, and existing hardware where practical.”

2.17  Real Time Visualization

The contractor shall perform a pilot study of the Human Factors, Personnel Safety, and Flight Hardware Safety aspects related to the Orbiter & GSE Configuration, and develop the technical process for utilization of real time visualization using current computer visualization technology.

2.18. Virtual Reality Simulations – Orbiter Temporary Access Improvements (IES project)

USA Design Engineering will provide 3D models of platforms and rails in I-DEAS format that will be converted by VAMS for use in development of VR simulations.  USA Design Engineering will generate conceptual models for the following:

ESR K16997 – OMS Pod leading edge access when vertical at 35’ @ HMF M7-961

ESR K16993 – Stinger/Up-firing Thruster access at the Y-web for OPF 2 & 3

ESR K17001 – OMS Pod access to flat side when vertical at 19’ @ HMF M7-961

ESR K16996 – Orbiter Forward Electrical Manifold access in OPF 3 only

ESR K16964 – Orbiter access to Engine Cavity #1 in OPF's 2 & 3

ESR K17000 – Orbiter Elevon fall protection barrier in OPF's 2 & 3

ESR K16994 – Orbiter access between OMS Pods & vertical stabilizer in OPF 2 only.

USA VAMS will create Virtual Reality simulations of the Platforms and barrier for OPF 3 and the HMF.  USA VAMS will convert 3D I-DEAS models of OPF 2 items into IGES format and transfer them to Boeing KSC Design Visualization Group for their use in developing VR simulations for OPF 2 items.  USA will provide miscellaneous software and hardware items to support the project and increase 3D modeling and VR capabilities to meet the project schedule.  USA will increase 3D modeling and VR simulation capabilities to support the project schedule.  USA will deliver VR simulations of HMF and OPF 3 conceptualized designs in VRML format on CD.  3D conceptualized models will be provided in I-DEAS and IGES format on CD.  A videotape and demonstration of the USA developed VR simulations will also be provided.

2.19 Anti-Roll System

The contractor shall design and install a passive anti-roll system on each of the SRB Recovery Ships while they are in dry dock for other projects and routine maintenance.  The design shall conform to that contemplated by PRCBD No. S061696R1 and that contained in Paragraph 2.1 of CPA MSFC –071, dated July 27, 2001.

2.20 Oxygen Enriched Air (NITROX)

The contractor shall procure and install a commercial, off-the-shelf NITROX membrane filter system for use with existing SCUBA compressors aboard each of the two recovery ships. The contractor shall procure 46 SCUBA regulators qualified for use with NITROX and 25 NITROX compatible dive computers as stated in Paragraph 2.1 of CPA MSFC-M078 dated March 13, 2002.

2.21 Task Analysis Tool Development

The Contractor shall provide the following:

1.  Participate in the development of a PFMEA/Task Analysis Tool.

2.  Perform qualification/acceptance testing to validate the NASA provided prototype tool through comparing the results of a PFMEA of a Shuttle Processing activity performed manually against the same task analyzed utilizing the tool.

3.  Assess the usability of the software tool for its intended application and document USA feedback, as well as suggested enhancements to the tool.

4.  Provide a summary report to NASA Principle Investigator and IES Program that includes the task analysis recommendations, task analysis prototype improvement recommendations, usability testing results, lessons learned, and technology barriers/challenges to performing task analysis.

2.22 New Hypalon Paint Formulation Qualifications (IES)

USA shall qualify a replacement Hypalon coating which is environmentally compliant and offers improved personnel safety via elimination of Perchloroethylene.  The following products are part of this activity:

1.  Qualification Plan

2.  Qualification Testing

3.  Qualification Report

4.  Certificate of Qualification

5.  ECP/Material Implementation

2.23  ABACS Supportability Upgrade , Formulation  Phase

In accordance with the Statement of Work contained in Exhibit A of CPA MSFC M-084, the contractor shall    take all actions necessary to complete the Formulation Phase and obtaining cost estimates in preparation for an authorization to proceed into the implementation phase of this project.  The primary objective of the ABACS Supportability Upgrade is to provide an updated checkout system that eliminates obsolete and problematic hardware with a goal of assuring, with appropriate follow on maintenance, and logistical support, SRB capability to support the SSP flight manifest through the year 2020.

2.24  IEA  Supportability Upgrade , Formulation Phase

In accordance with the Statement of Work contained in Exhibit A of CPA MSFC M-085, the contractor shall    take all actions necessary to complete the Formulation Phase and obtaining cost estimates in preparation for an authorization to proceed into the implementation phase of this project.  The primary objective of the IEA Supportability Upgrade is to reduce operational risk. The primary means to accomplish this reduction is by improving IEA distributor and signal conditioner harness assembly supportability by replacing existing harnesses with new harnesses of similar design.

2.25 Supportability Infrastructure Upgrade Studies

2.25.1  Refurbish FSS & RSS, Pads A & B

The contractor shall evaluate the condition of the columns, diagonal bracing and main beams for all Fixed Service Structure (FSS) levels of Pads A & B.  This study will also evaluate the truss members of the Remote Service Structure (RSS) as well as the main structure elements on the 107, 115, 135, and 207 foot levels.  It will evaluate the External Tank – Internal Tank, Orbiter Weather Protection, Emergency embarkation, and hammer head crane areas.  The evaluations will outline the requirements for the design and make recommendations based on ensuring the structure will support the program to 2020.

2.25.2 Upgrade Orbiter Weather Protection for –Y and +Y Sides, Pads A & B

The contractor shall review the existing Orbiter Weather Protection for Pads A & B for design flaws, manufacturing flaws, potential upgrades, and cost effective program life cycle goals.  Establish design/implementation options to eliminate near term reported problems and long-term survivability goals.  This study will assume a program life cycle of 20 more years to CY 2022.  The study will be broken down into 3 options for each category of reported faults.

2.25.3 Rebuild White Room/Orbiter Access Arms, Pads A & B

The contractor shall perform a study and produce a preliminary engineering report to refurbish/replace the Orbiter Access Arms (OAAs) Environmental Chamber’s structures for Pads A & B.  During the study the launch acoustical loads will be reviewed.  The acoustical loads will be from the pressure and strain gage data recorded during launches.  Once the data is reviewed it will be used as input into Finite Element Models (FEMs).  The FEMs will be used to write the design requirements for the refurbishment/replacement of the OAA Environmental Chamber structure.  The interior and exterior envelopes including all interfaces, cabinets and equipment shall remain the same.

2.26 CPA # MSFC-080 - IEA Supportability Upgrade, Implementation Phase

In accordance with the Statement of Work contained in Exhibit A of CPA MSFC-080, the Contractor shall perform all work, either directly or through subcontract pursuant to the requirements referenced in the SRB Integrated Electronics Assembly (IEA) Upgrade Statement of Work (SOW). Work performed by NASA that supports Project objectives and completion of tasks described in the SOW shall be documented and agreed to by NASA and USA.

Task Summary:

1) Pursue minor IEA Harness Assembly design changes as outlined in paragraphs 2 and 3.  No other design changes are included in the scope of this upgrade project.

2) Conduct a study to determine the feasibility of replacing 26-gauge wire with 24-gauge wire in the distributor harnesses.  If the Contractor and NASA approve the results of the study, the Contractor will implement the wire change in production chassis assemblies.

3) Redesign the MPU #2 wiring in the Aft IEA harnesses to remove unnecessary Deutsch block connections.  Implement the change in all production chassis assemblies.

4) Conduct a qualification program for the IEA.

5) Produce harness sets for 56 IEAs (30 Aft and 26 Fwd).

6) Retrofit two (2) Qualification IEAs (1 Aft, 1 Fwd) and 51 flight IEAs (27 Aft, 24 Fwd) with new harness sets.

7) During retrofit activities, insulate IEA tie bars per approved engineering.

2.27    Advanced Health Management System (AHMS) Upgrades

    - AHMS Phase I

The Contractor shall perform the Implementation Phase activities of AHMS Phase 1 which includes providing systems integration support for the certification and integration of the AHMS Space Shuttle Main Engine Controller (SSMEC) into the shuttle flight system, and modification of ground facilities for checkout and verification of the SSMEC in support of a Design Certification Review (DCR).

    - AHMS Phase 2A

The Contractor shall support the Formulation Phase activities of AHMS Phase 2A which are required to mature the project requirements to support a NASA decision to implement Phase 2 of the project.  These activities include, vehicle integration impact analysis and review of the initial Health Management Computer (HMC) designs, system impact analysis and review of the initial development of an Optical Plume Anomaly Detection (OPAD) Flight Experiment, review and additional input into the definition of AHMS Phase 2B system requirements and the development and negotiation of a Decision Package (DP) for AHMS Phase 2B.

    - AHMS Phase 2B.1

The Contractor shall perform AHMS Phase 2B.1 which includes a preparation and negotiation of a Decision Package (DP) for Phase 2B.1, the development of a preliminary design for an Orbiter Mod Kit for installation of the Health Management Computer (HMC) into the aft compartment and completion of a Orbiter Mod Kit Preliminary Design Review (PDR).

ATTACHMENT J-1-A

SPACE FLIGHT OPERATIONS CONTRACT

STATEMENT OF WORK

EXHIBITS

1.1.1.1	Contingency Plans

1.4.9	Flight Crew Equipment Groups

1.5.5.1-B	SPDMS/IWCS Applications

1.6.4	Flight Operations Systems

ATTACHMENT J-1-A

EXHIBIT 1.1.1.1

Contingency Plans

| NMI 1040.3C | Emergency Preparedness Program |
| --- | --- |
| NMI 1040.4A | Headquarters Contingency Plan |
| NMI 1382.3 | Release of Mishap Investigation Reports |
| NMI 1382.4 | Release of Information Concerning Mishaps and Casualties |
| NMI 8821.1 | Mishap Reporting and Investigation |
| NHB 1700.1 (V1-B) | NASA Safety Policy and Requirements Documents |
| NHB 1700.1 (V2) | Guidelines for Mishap Investigating |
| OSF SFO CAP | Space Flight Operations Contingency Action Plan |
| NSTS Directive 96B | Shuttle Contingency & Operations |
| NSTS 07700, Vol. 8, App. D | Space Shuttle Operations: Mission Management Team |
| NSTS 07700, Vol. 8, App. G | Space Shuttle Operations: Shuttle Ingress Landing and Post-landing Operations Responsibility |
| NSTS 07700, Vol. 8, App. H | Space Shuttle Operations: Shuttle Contingency Planning and Operations |
| NSTS 07700, Vol. 8, App. I | Space Shuttle Operations: Orbiter Prelaunch and Landing Contingency/Rescue Operations Responsibilities |
| NSTS 07700, Vol. 8, App. R | Space Shuttle Operations: Contingency Landing Response Plan |
| NSTS 07700, Vol. 8, App. S | Space Shuttle Operations: Transoceanic Abort Landing Orbiter Recovery Plan |
| NSTS 08218 | NSTS Program Intercenter Photographic and Television Analysis Contingency Action Plan |
|  | STS Security Classification Guide |
| STDN No. 508.21 | NSTS Emergency MCC Interface Procedures |
|  | STS Public Affairs Contingency Plan |
| JSC 14273 | Space Shuttle Program Contingency Plan for JSC (Rev B) |
| JSC 23275 | FCOD-Family Support Document |
| JSC 23616 | FCOD- Space Shuttle Contingency Action Plan |
|  | MER Contingency Response Procedure |
| 534-CAP-EMCC | SSP Emergency MCC Activation’s & Operations Procedures |
| SSC-PTO-001 | Stennis Space Center Contingency Action Plan |
| MSFC-SSCP-5-77 | Space Shuttle Contingency Action Plan |
| K-STSM-09.3.02 | KSC NSTS Data Impoundment and Handling Plan |
| K-STSM-09.3.1 | Flight and Ground Crew Rescue |
| K-RQ-0001.2A | NSTS Contingency Action Plan for Kennedy Space Center |
| K-RQ-0001.2B | Space Shuttle Program Contingency Plan for KSC |
| K-RQ-0001.21 | KSC Mishap Investigation Board and Committee Supporting Personnel |
| K-RQ-0004.3 | KSC Index of Contingency Related Documents |
| K-SF-0005.7 | National Resource Protection Plan for KSC |
| K-STM-9.3.02 | NSTS Data Impoundment & Handling Plan |
| K-STM-09.3.1 | KSC Operations Plan, Flight Crew Rescue |
| K-STM-12.4 | KSC Off-site Transportation Plan/DFRG |
| KVT-PL-0004 | Operations Plan for the STS Emergency Egress System |
| KVT-PL-0008 | Operations Plan for Post-Cryogenic Loading Pad Access |
| KVT-PL-0014 | KSC Off-site Operations Plan |
| KVT-PL-0015 | Convoy Operations Plan |
| KVT-PL-0016 | STS Operations Plan, Shuttle Emergency OTV |
| KVT-PL-0021 | NSTS Salvage Plan |
| KHB 1711.1C | Reporting and Investigation of Mishaps |
| KHB 1040.1 | KSC Comprehensive Emergency Preparedness Plan |
| KPH-HB-1040.1 | PH Emergency Preparedness/Hurricane Plan |
| OMI S0003 | ET Demate Operations |
| OMI S0007, Volume 5 | SSV Launch Countdown Contingency |
| OMI S0030 | Orbiter Demate from SRBs |
| OMI S0038 | SSV Preparations for Rollback to VAB |
| OMI B5303 | SRB Destacking Operations |
| EPD S9904 | OPF Emergency Procedure Document |
| EPD S9905 | HMF Emergency Procedure Document |
| EPD S9906 | EAFB/DFRC Shuttle Landing Site Emergency Procedure Document |
| EPD S9907 | Non-CONUS CLS Emergency Procedure Document |
| EPD S9908 | Launch Pad Emergency Procedures Document |
| EPD S9909 | VAB Emergency Procedures Document |
| EPD S9910 | Emergency Preparedness Document for the O&C |
| EPD S9911 | Emergency Preparedness Document for the VPF |
| EPD S9925 | Shuttle Back-up Landing site - WSSH, N.M. Emergency Procedure Document |
| EPD S9926 | Hangar AF Emergency Procedure Document |
| EPD S9929 | RPSF Emergency Procedure Document |
| EPD A9902 | SLF Emergency Procedure Document |
| EPD A9903 | LCC Emergency Procedure Document |
|  | DOD Manager’s Contingency Review Plan |
|  | DOD Manager’s STS Contingency Support Procedures Document |
| DOD 5200.1R | Information Security Program Regulations |
| ESMC Operations Directive (OD) No. 001 | Search & Salvage |
| ESMC Operations Directive (OD) No. 004 | ESMC Contingency Support |

ATTACHMENT J-1-A

EXHIBIT 1.4.9

FLIGHT EQUIPMENT GROUPS

The typical groups of flight crew equipment used for flight and training are as follows.

1.	All EMU softgoods/hardware, tools standard and unique, Tethers, restraints, mobility aids, side wires, and winches, etc.

2.	All camera equipment including television, camcorders, 35mm, 70mm, Hasselblad, Arriflex, electronic still camera, and vision enhancement equipment, etc.

3.	Food (flight and ground) [pre and post flight]

4.	Clothing

5.	Galley system

6.	Auxiliary equipment - calculators, binoculars, portable computer, battery chargers, etc.

7.	Operational Bioinstrumentation system

8.	Air sample equipment

9.	Film - many types

10.	Orbiter AFT fuselage gas sampler (OAFGS)

11.	Batteries - Li BCX, EMU, NICAD, Alkaline, etc.

12.	Crew Escape equipment - except parachute package (furnished GFE)

13.	Stowage provisions (cushions, etc.)

14.	Thermal electronic cooling equipment includes personal suit ventilation equipment.

15.	Shuttle Emergency Breathing System (SEBS)

16.	Quick Don Mask Assembly

17.	Microbial check valves

18.	Adhesive - Backed hook and loop fastener provisioning

19.	Consumables

- Wet trash linens

- Wet & dry wipes

- Toilet tissue

- Gloves

- Wet trash bags

- etc.

20.	Docking Hardware (Lidars)

21.	Crew Entertainment Hardware - CD and cassette players, etc.

22.	Grapple fixture processing

23.	Remote Manipulation System (KSC processing only)

ATTACHMENT J-1-A

EXHIBIT:  1.5.5.1-B

SPDMS/IWCS APPLICATIONS

| BUSINESS ELEMENT | APPLICATIONS |
| --- | --- |
| Flow Requirements Management | IDMRD - Intermediate & Depot-level maintenance Requirements system OMRSD - OMRS Documentation OMRS/CP - OMRS Change Processing OMRS/FP - OMRS Flow Planning |
| Support Requirements Management | ASRS - Automated Support Requirements System |
| Flow Planning | OMRS/RA - OMRS RCN Assessment CAPSS - Computer Aided Planning and Scheduling System |
|  | GPSS - Ground Processing Scheduling System |
| Work Instruction Development | OMID - Operations and Maintenance Instruction Development PWE 1.2 - Paperless Work Environment PWE 2.1 - Paperless Work Environment |
| Work Instruction Management | DILS - Deviation Index Logging System OMID - Operations and Maintenance Instruction Development OMIE - Operations and Maintenance Instruction Engineering OMIT - Operations and Maintenance Instruction Tracking PWE/CM - Paperless Work Environment Configuration Management WILMA - Wire List Maintenance System |
| Task Scheduling | GPSS - Ground Processing Scheduling System |
| Task Status and Tracking | IOS - Integrated Operations Systems |
| Work Package Build | OMID - Operations and Maintenance Instruction Development PWE - Paperless Work Environment |
| Work Package Management | AMDCS - Automated Management Document Control System DACS - Document Accountability and Control System |
| Work Package Execution | SFC/DC - Shop Floor Control/ Data Collection SFC/PAR - Shop Floor Control/ Performance Analysis Reporting TSG - Tile Step and Gap |
| Parts & Materials Management | ALRUTS - Automated Line Replaceable Unit Tracking System AOCS - Automated Ordnance Control System MSS - Materials Support System IVD - Item Validation Database BARS interface - Baseline Accounting and Reporting System KIMS interface - Kennedy Inventory Management System |
| Support Equipment Management | GRMRS - Global Repetitive Maintenance Recall System SFC/RT - Shop Floor Control/ Resource Tracking CMDS interface - Configuration Management Data System |
| Non-conformance Management | NCDI - Non-Conformance Data Interface PRACA - Problem Reporting and Corrective Action IMIC interface - Integrated Management Information Computer interface |
| Workforce Training Management | CBT - Computer-Based Training OICW - On-line Interactive Courseware TTSS - Tech Training Scheduling System |
| Business Process Re-Engineering | CIP - Continuous improvement Process MAP - Management Awareness Process |

ATTACHMENT J-1-A

EXHIBIT 1.6.4

Flight Operations Systems

SYSTEM	MAINTENANCE	HARDWARE	SOFTWARE	MGMT &	INGR &

AND OPS	SUSTAINING	SUSTAINING	INTGR	INSTALLATION

Mission Control

Center (MCC)		X		X		X		X		X

1.6.4.1

Integrated Training

Facility (ITF)   		X		X		X		X		X

1.6.4.2

Integrated Planning

System (IPS)		X		X		X		X		X

1.6.4.3

Software Production

Facility (SPF)		X		X		X		X		X

1.6.4.4

Mock-up &

Trainer Facilities	X		X		X		X		X

1.6.4.7

Operations Support	X		X		X		X		X

Systems (OSS)

1.6.4.9

# Text boxes

(John)