U.S. ATLAS M&O Estimate

Cost Book

Funding Source:	All	Funding Type:	All

Institutions:	All

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:09 AM

WBS Number:	3	Description:	U.S. ATLAS M&O Estimate

Institution :	Contact:

U.S. ATLAS Maintenance and Operations (M&O) includes detector specific costs allocated to subsystems and Common Fund

cost  related to overall experimental operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

8614	0	0	8614	7288	0	1326	0	40.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Sr Research Scientist  B/I	0	1760	1760	1760	1760	1760	1760	1760	1760	1760

0	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687

Computer Professional  R	0	0	880	880	880	1760	1760	1760	1760	1760

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232

Mechanical Engineer  R	0	0	6060	6060	6060	5060	5060	5060	5060	5060

0	0	596.744	596.744	596.744	515.184	515.184	515.184	515.184	515.184

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	117.0	117.0	117.0	117.5	117.5	117.5	117.5	117.5

Travel  R	0.0	0.0	33.0	33.0	33.0	30.0	30.0	30.0	30.0	30.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	202	1052	1052	1052	1051	1051	1051	1051	1051

Page 1 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:09 AM

WBS Number:	3.10	Description:	Technical Coordination

Institution :	Contact:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

8614	0	0	8614	7288	0	1326	0	40.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Sr Research Scientist  B/I	0	1760	1760	1760	1760	1760	1760	1760	1760	1760

0	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687

Computer Professional  R	0	0	880	880	880	1760	1760	1760	1760	1760

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232

Mechanical Engineer  R	0	0	6060	6060	6060	5060	5060	5060	5060	5060

0	0	596.744	596.744	596.744	515.184	515.184	515.184	515.184	515.184

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	117.0	117.0	117.0	117.5	117.5	117.5	117.5	117.5

Travel  R	0.0	0.0	33.0	33.0	33.0	30.0	30.0	30.0	30.0	30.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	202	1052	1052	1052	1051	1051	1051	1051	1051

Page 2 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:10 AM

WBS Number:	3.10.1	Description:	ATLAS Access

Institution :	Contact:

Include Access equipment for Ultra short, Short and long Access configurations. This also include interfaces between systems

that are dominated by Access specifications.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1974	0	0	1974	1724	0	250	0	9.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Mechanical Engineer  R	0	0	2655	2655	2655	1655	1655	1655	1655	1655

0	0	266.537	266.537	266.537	184.977	184.977	184.977	184.977	184.977

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0

Travel  R	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	10.0	10.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	298	298	298	216	216	216	216	216

Page 3 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:10 AM

WBS Number:	3.10.1.1	Description:	Access Equipment

Institution :	BNL-M&O	Contact:

Develop and manage Access Equipment for the electronics of the Barrel Calorimeters, End cap calorimeters, JD Disc, and

installation and access tools for the Beam Pipe, and Inner Detector. This level of effort will continue through 2007 when the

detector commissioning is completed. After 2007, a level of effort is required for Access planning and implementation at CERN.

This effort will be the planning and coordination for Access to the various detector elements during shutdown.

U.S. ATLAS % share of activity:	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1730	0	0	1730	1480	0	250	0	7.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Mechanical Engineer  R	0	0	1655	1655	1655	1655	1655	1655	1655	1655

0	0	184.977	184.977	184.977	184.977	184.977	184.977	184.977	184.977

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0

Travel  R	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	10.0	10.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	216	216	216	216	216	216	216	216

Page 4 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:10 AM

WBS Number:	3.10.1.2	Description:	Access and Interface Beam and Pixel

Institution :	LBNL	Contact:

Define interfaces and Access between Pixel and Beam Pipe. Beam Pipe and Pixel are now one unit that is removed during long

term access. This level of effort will be required through 2007 when the Inner Detector is finally and successfully installed.

U.S. ATLAS % share of activity:	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

245	0	0	245	245	0	0	0	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Mechanical Engineer  R	0	0	1000	1000	1000	0	0	0	0	0

0	0	81.56	81.56	81.56	0	0	0	0	0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	82	82	82	0	0	0	0	0

Page 5 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:10 AM

WBS Number:	3.10.2	Description:	Maintenance of Movement System

Institution :	Contact:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1152	0	0	1152	995	0	157	0	5.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Mechanical Engineer  R	0	0	1250	1250	1250	1250	1250	1250	1250	1250

0	0	124.32	124.32	124.32	124.32	124.32	124.32	124.32	124.32

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0	12.0	12.0

Travel  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	144	144	144	144	144	144	144	144

Page 6 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:11 AM

WBS Number:	3.10.2.1	Description:	Movement System Control

Institution :	ANL	Contact:

This level of effort is required for the design, procurement, maintenance and operation of the Movement Control System for the

detector. The design and procurement effort will performed through 2006. Thereafter, the level of effort  is required for Access

planning and implementation at CERN. This effort will be the management, planning, maintenance and operation of the Movement

Control System for Accessing the detector elements during shutdown.

U.S. ATLAS % share of activity:	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1152	0	0	1152	995	0	157	0	5.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Mechanical Engineer  R	0	0	1250	1250	1250	1250	1250	1250	1250	1250

0	0	124.32	124.32	124.32	124.32	124.32	124.32	124.32	124.32

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0	12.0	12.0

Travel  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	144	144	144	144	144	144	144	144

Page 7 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:11 AM

WBS Number:	3.10.3	Description:	Configuration Control Envelope

Institution :	Contact:

U.S. ATLAS % share of activity:	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2549	0	0	2549	1647	0	902	0	9.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Mechanical Engineer  R	0	0	2155	2155	2155	2155	2155	2155	2155	2155

0	0	205.887	205.887	205.887	205.887	205.887	205.887	205.887	205.887

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	90.0	90.0	90.0	90.0	90.0	90.0	90.0	90.0

Travel  R	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	319	319	319	319	319	319	319	319

Page 8 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:11 AM

WBS Number:	3.10.3.1	Description:	Configuration Control

Institution :	BNL-M&O	Contact:

This level of effort is required to support the Configuration Control of the detector. This effort will be peaking through 2008 when

the Detector is finally closed and completed. After 2008, a level of effort is required for Configuration Control for planned work

during shutdown periods, and the planned Upgrade effort for 2010. This effort is based at BNL.

U.S. ATLAS % share of activity:	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1701	0	0	1701	1480	0	222	0	7.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Mechanical Engineer  R	0	0	1655	1655	1655	1655	1655	1655	1655	1655

0	0	184.977	184.977	184.977	184.977	184.977	184.977	184.977	184.977

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

Travel  R	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0	15.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	213	213	213	213	213	213	213	213

Page 9 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:12 AM

WBS Number:	3.10.3.2	Description:	Configuration Control @ CERN

Institution :	BNL-M&O	Contact:

This level of effort is required to support the Configuration Control of the detector. This effort will be peaking through 2008 when

the Detector is finally closed and completed. After 2008, a level of effort is required for Configuration Control for planned work

during shutdown periods, and the planned Upgrade effort for 2010. This effort is based at CERN.

U.S. ATLAS % share of activity:	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

680	0	0	680	0	0	680	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	85.0	85.0	85.0	85.0	85.0	85.0	85.0	85.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	85	85	85	85	85	85	85	85

Page 10 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:12 AM

WBS Number:	3.10.3.3	Description:	EC Muons Configuration Control

Institution :	Brandeis University	Contact:

This level of effort includes the Configuration Control of the End Cap Muon System. The End Cap Muon System has special

problems related to the Muon Alignment System, which requires clear lines of sight for this optical system. A constant level of

effort is essential during installation and commissioning through 2008 to ensure the alignment system is not obscured by detector

elements. After 2008, this level of effort will be required for Access studies and interference studies for the Upgrade. In addition

placement specifications for the movements during access and installation are required throughout the life of the detector.

U.S. ATLAS % share of activity:	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

167	0	0	167	167	0	0	0	2.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Mechanical Engineer  R	0	0	500	500	500	500	500	500	500	500

0	0	20.91	20.91	20.91	20.91	20.91	20.91	20.91	20.91

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	21	21	21	21	21	21	21	21

Page 11 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:12 AM

WBS Number:	3.10.4	Description:	Installation and Maintenance Data Base

Institution :	BNL-M&O	Contact:

This level of effort is required for development and maintenance of ATLAS Installation and Maintenance Data Base to satisfy INB

requirements. The effort supplements the effort by the Installation Group until 2008, after which this group will have responsibility

for the entire effort. The database must be maintained during all Access, maintenance and Upgrade work.

U.S. ATLAS % share of activity:	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1124	0	0	1124	1107	0	17	0	6.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Computer Professional  R	0	0	880	880	880	1760	1760	1760	1760	1760

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	0.5	0.5	0.5	0.5	0.5

Travel  R	0.0	0.0	3.0	3.0	3.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	90	90	90	171	171	171	171	171

Page 12 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:12 AM

WBS Number:	3.10.4.1	Description:	Installation Data Base

Institution :	BNL-M&O	Contact:

U.S. ATLAS % share of activity:	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 13 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:12 AM

WBS Number:	3.10.4.2	Description:	Installation Data Base @ CERN

Institution :	BNL-M&O	Contact:

U.S. ATLAS % share of activity:	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1124	0	0	1124	1107	0	17	0	6.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Computer Professional  R	0	0	880	880	880	1760	1760	1760	1760	1760

0	0	85.116	85.116	85.116	170.232	170.232	170.232	170.232	170.232

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	0.5	0.5	0.5	0.5	0.5

Travel  R	0.0	0.0	3.0	3.0	3.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	90	90	90	171	171	171	171	171

Page 14 of 15

U.S. ATLAS M&O Estimate Cost 	2/2/2004 10:14:13 AM

WBS Number:	3.10.5	Description:	TC Project Office

Institution :	BNL	Contact:

US ATLAS support of ATLAS Technical Coordination Project Office

One FTE/year of base support for the TC Project Office (D. Lissauer)Details of Estimate:

U.S. ATLAS % share of activity:	5.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1815	0	0	1815	1815	0	0	0	9.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Sr Research Scientist  B/I	0	1760	1760	1760	1760	1760	1760	1760	1760	1760

0	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687	201.687

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	202	202	202	202	202	202	202	202	202

Page 15 of 15