U.S. ATLAS M&O Estimate

Cost Book

Funding Source:	All	Funding Type:	All

Institutions:	All

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:42:32 PM

WBS Number:	3	Description:	U.S. ATLAS M&O Estimate

Institution :	Contact:

U.S. ATLAS Maintenance and Operations (M&O) includes detector specific costs allocated to subsystems and Common Fund

cost  related to overall experimental operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

14535	0	0	14535	8620	51	5865	0	125.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	2816	1936	1936	2112	1456	1408	1408	1408	1408

0	261.501	199.901	199.901	213.629	146.727	142.316	142.316	142.316	142.316

Grad Student  B/I	0	0	0	3520	3520	17820	1980	1980	1980	1980

0	0	0	52.8	52.8	446.347	48.288	48.288	48.288	48.288

Post Doc  B/I	0	1100	1760	3520	4400	5016	1936	1936	1936	1936

0	33	52.8	105.6	133.793	179.777	65.701	65.701	65.701	65.701

Sr Research Scientist  B/I	0	884	0	0	0	880	440	352	352	352

0	74.991	0	0	0	84.742	42.371	33.897	33.897	33.897

Computer Professional  MR	0	0	0	0	1540	2420	0	0	0	0

0	0	0	0	71.872	124.672	0	0	0	0

Electrical Engineer  MR	0	0	0	0	880	990	0	0	0	0

0	0	0	0	57.75	64.35	0	0	0	0

Gen Lab  MR	0	0	0	0	1760	0	0	0	0	0

0	0	0	0	49.984	0	0	0	0	0

Mechanical Engineer  MR	0	0	1760	1760	2200	0	0	0	0	0

0	0	161.35	161.35	175.593	0	0	0	0	0

Technician  MR	0	0	0	0	4210	1570	0	0	0	0

0	0	0	0	122.46	56.566	0	0	0	0

Computer Professional  R	0	1760	0	880	880	1762	1762	1762	1762	1762

0	79.2	0	44	44	81.217	81.217	81.217	81.217	81.217

Page 1 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:42:34 PM

Electrical Engineer  R	0	1644	1910	1176	835	350	350	350	350	350

0	71.911	111.937	77.82	56.614	16.128	16.128	16.128	16.128	16.128

Gen Lab  R	0	3670	13490	13918	2960	2310	1980	1980	1980	1980

0	104.228	383.116	395.271	84.064	65.604	56.232	56.232	56.232	56.232

Mechanical Engineer  R	0	2200	4433	4904	2340	350	350	350	350	350

0	77.745	182.11	199.69	108.26	14.637	14.637	14.637	14.637	14.637

Technician  R	0	7340	10230	8090	3736	3740	3300	3300	3300	3300

0	170.41	303.882	244.533	127.986	117.409	95.554	95.554	95.554	95.554

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	8.4	5.0	5.0	19.0	6.5	6.5	6.5	6.5	6.5

Travel  B/I	0.0	55.0	30.0	30.0	51.3	45.0	45.0	45.0	45.0	45.0

Other  MR	0.0	0.0	5.0	5.0	50.0	25.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	30.0	30.0	156.1	82.3	0.0	0.0	0.0	0.0

Other  R	0.0	221.1	265.6	173.9	195.8	413.0	419.9	332.4	332.4	332.4

Travel  R	0.0	220.0	263.5	247.9	142.8	122.6	115.1	115.1	115.1	115.1

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	1504	2118	2076	2024	2189	1225	1133	1133	1133

Page 2 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:42:38 PM

WBS Number:	3.5	Description:	Muon - Endcap

Institution :	Contact:	F. Taylor

Cost of labor and materials needed to operate and maintain the US deliverables of the ATLAS Muon system. This estimate is

based upon Version 6 of the ATLAS schedule. The work is broken down into each technology - Monitored Drift Tube Chambers,

Cathode Strip Chambers, Alignment System and Common Costs. The chamber WBS' are broken down into mechanical and

electrical parts.

There are several phases of pre-operations in the WBS that apply to MDT,  CSC Mechanical and Electrical Work as well as the

Alignment System Work.  The prefix 'pre' corresponds to 'before beam'.  Installation occurs between Phase 1 and Phase II.

Phase - I of pre-operations covers work to first operate the chambers and alignment components after shipment to CERN but

prior to their installation on the support structures.

Phase - II of pre-operations is the work performed on the chambers and alignment components following their installation on the

support structures (small wheels and big wheel octant sectors) before the support structures are lowered in the pit.

Phase - III is pre-operations work performed on chambers and alignment systems following the wheel installations in the ATLAS

cavern. It is assumed that there will have to be at least 4 crews working - one for each wheel for the MDT pre-operations.

Further, some estimate was made for the innate difficulty of working in the pit from competition for space and access. It is

during Phase III that the alignment system finally comes together.

Phase - IV is pre-operation of the systems with the first beam but prior to the steady operations of data collection.

Common Costs cover the costs of services. Included are costs of U.S. contribution to engineering coordination during

installation and Phase I through IV Pre-Operations. Included in Common Costs are funds for consumables (gas and electrical

power) for MDT and CSC operations.

Monitoring & Calibration includes cost to maintain the M&C systems - such as B and T sensors. This WBS includes test beam

costs. Test beams are used to establish the R-T relation, measure chamber resolutions and verify the global chamber alignment

design.

U.S. ATLAS fractions are computed as follows: MDTs are scaled by number of chambers of U.S. Approved Scope over ATLAS

total, CSCs are only made by U.S., as is the Endcap Alignment. Thus:

MDT = 240/1172 = 20.5%, CSC = 32/32 = 100%, Alignment = 2 Endcaps/2 Endcap = 100%, Common Items = 20.3%

(Negotiated)

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

14535	0	0	14535	8620	51	5865	0	125.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	2816	1936	1936	2112	1456	1408	1408	1408	1408

0	261.501	199.901	199.901	213.629	146.727	142.316	142.316	142.316	142.316

Grad Student  B/I	0	0	0	3520	3520	17820	1980	1980	1980	1980

0	0	0	52.8	52.8	446.347	48.288	48.288	48.288	48.288

Post Doc  B/I	0	1100	1760	3520	4400	5016	1936	1936	1936	1936

0	33	52.8	105.6	133.793	179.777	65.701	65.701	65.701	65.701

Page 3 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:42:40 PM

Sr Research Scientist  B/I	0	884	0	0	0	880	440	352	352	352

0	74.991	0	0	0	84.742	42.371	33.897	33.897	33.897

Computer Professional  MR	0	0	0	0	1540	2420	0	0	0	0

0	0	0	0	71.872	124.672	0	0	0	0

Electrical Engineer  MR	0	0	0	0	880	990	0	0	0	0

0	0	0	0	57.75	64.35	0	0	0	0

Gen Lab  MR	0	0	0	0	1760	0	0	0	0	0

0	0	0	0	49.984	0	0	0	0	0

Mechanical Engineer  MR	0	0	1760	1760	2200	0	0	0	0	0

0	0	161.35	161.35	175.593	0	0	0	0	0

Technician  MR	0	0	0	0	4210	1570	0	0	0	0

0	0	0	0	122.46	56.566	0	0	0	0

Computer Professional  R	0	1760	0	880	880	1762	1762	1762	1762	1762

0	79.2	0	44	44	81.217	81.217	81.217	81.217	81.217

Electrical Engineer  R	0	1644	1910	1176	835	350	350	350	350	350

0	71.911	111.937	77.82	56.614	16.128	16.128	16.128	16.128	16.128

Gen Lab  R	0	3670	13490	13918	2960	2310	1980	1980	1980	1980

0	104.228	383.116	395.271	84.064	65.604	56.232	56.232	56.232	56.232

Mechanical Engineer  R	0	2200	4433	4904	2340	350	350	350	350	350

0	77.745	182.11	199.69	108.26	14.637	14.637	14.637	14.637	14.637

Technician  R	0	7340	10230	8090	3736	3740	3300	3300	3300	3300

0	170.41	303.882	244.533	127.986	117.409	95.554	95.554	95.554	95.554

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	8.4	5.0	5.0	19.0	6.5	6.5	6.5	6.5	6.5

Travel  B/I	0.0	55.0	30.0	30.0	51.3	45.0	45.0	45.0	45.0	45.0

Other  MR	0.0	0.0	5.0	5.0	50.0	25.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	30.0	30.0	156.1	82.3	0.0	0.0	0.0	0.0

Other  R	0.0	221.1	265.6	173.9	195.8	413.0	419.9	332.4	332.4	332.4

Travel  R	0.0	220.0	263.5	247.9	142.8	122.6	115.1	115.1	115.1	115.1

Page 4 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:42:45 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	1504	2118	2076	2024	2189	1225	1133	1133	1133

Page 5 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:42:45 PM

WBS Number:	3.5.1	Description:	MDT Pre-Operations, Operations and Maintenance

Institution :	Contact:	F. Taylor

Cost of Labor and materials to operate and maintain the Endcap MDT chamber system.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

5010	0	0	5010	3349	0	1661	0	64.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	200	176	176	176	176

0	0	0	0	0	15.6	13.728	13.728	13.728	13.728

Grad Student  B/I	0	0	0	0	0	8800	880	880	880	880

0	0	0	0	0	132	13.2	13.2	13.2	13.2

Post Doc  B/I	0	0	0	0	0	1760	220	220	220	220

0	0	0	0	0	52.8	6.6	6.6	6.6	6.6

Sr Research Scientist  B/I	0	0	0	0	0	440	220	176	176	176

0	0	0	0	0	34.32	17.16	13.728	13.728	13.728

Computer Professional  MR	0	0	0	0	880	1760	0	0	0	0

0	0	0	0	44	96.8	0	0	0	0

Electrical Engineer  MR	0	0	0	0	220	330	0	0	0	0

0	0	0	0	11.669	18.269	0	0	0	0

Gen Lab  MR	0	0	0	0	1760	0	0	0	0	0

0	0	0	0	49.984	0	0	0	0	0

Mechanical Engineer  MR	0	0	0	0	440	0	0	0	0	0

0	0	0	0	14.243	0	0	0	0	0

Technician  MR	0	0	0	0	3520	880	0	0	0	0

0	0	0	0	90.534	24.64	0	0	0	0

Computer Professional  R	0	0	0	880	880	0	0	0	0	0

0	0	0	44	44	0	0	0	0	0

Electrical Engineer  R	0	1144	1430	610	395	350	350	350	350	350

0	52.715	72.019	29.64	19.733	16.128	16.128	16.128	16.128	16.128

Gen Lab  R	0	3670	10450	11438	2300	1760	1760	1760	1760	1760

0	104.228	296.78	324.839	65.32	49.984	49.984	49.984	49.984	49.984

Mechanical Engineer  R	0	2160	4213	4416	2090	350	350	350	350	350

0	74.078	172.91	179.282	97.805	14.637	14.637	14.637	14.637	14.637

Page 6 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:42:48 PM

Technician  R	0	6600	6220	4510	1760	1760	1760	1760	1760	1760

0	133.581	139.398	109.787	41.254	33.228	33.228	33.228	33.228	33.228

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	30.0	10.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	91.8	48.0	0.0	0.0	0.0	0.0

Other  R	0.0	91.0	95.6	33.2	18.3	20.0	20.0	20.0	20.0	20.0

Travel  R	0.0	164.5	193.8	179.9	95.0	42.0	42.0	42.0	42.0	42.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	702	1034	943	749	628	241	238	238	238

Page 7 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:42:52 PM

WBS Number:	3.5.1.1	Description:	MDT Pre-operations

Institution :	Contact:	F. Taylor

Work related to the mechanical and electrical aspects of pre-operating the MDT chambers of the U.S. deliverables.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3539	0	0	3539	2299	0	1240	0	41.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	880	1760	0	0	0	0

0	0	0	0	44	96.8	0	0	0	0

Electrical Engineer  MR	0	0	0	0	220	330	0	0	0	0

0	0	0	0	11.669	18.269	0	0	0	0

Gen Lab  MR	0	0	0	0	1760	0	0	0	0	0

0	0	0	0	49.984	0	0	0	0	0

Mechanical Engineer  MR	0	0	0	0	440	0	0	0	0	0

0	0	0	0	14.243	0	0	0	0	0

Technician  MR	0	0	0	0	3520	880	0	0	0	0

0	0	0	0	90.534	24.64	0	0	0	0

Computer Professional  R	0	0	0	880	880	0	0	0	0	0

0	0	0	44	44	0	0	0	0	0

Electrical Engineer  R	0	1144	1430	610	220	0	0	0	0	0

0	52.715	72.019	29.64	11.669	0	0	0	0	0

Gen Lab  R	0	3670	10450	11438	1640	0	0	0	0	0

0	104.228	296.78	324.839	46.576	0	0	0	0	0

Mechanical Engineer  R	0	2160	4213	4416	1870	0	0	0	0	0

0	74.078	172.91	179.282	88.605	0	0	0	0	0

Technician  R	0	6600	6220	4510	880	0	0	0	0	0

0	133.581	139.398	109.787	24.64	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	30.0	10.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	91.8	48.0	0.0	0.0	0.0	0.0

Page 8 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:42:58 PM

Other  R	0.0	91.0	95.6	33.2	10.3	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	164.5	193.8	179.9	72.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	702	1034	943	657	203	0	0	0	0

Page 9 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:42:58 PM

WBS Number:	3.5.1.1.1	Description:	Setup of MDT Staging and Test Station

Institution :	Contact:	F. Taylor

Cost of labor and materials to setup the MDT test station located in Bldg. 184 @ CERN. Included are engineering costs as well

as materials and labor to setup  work stations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

146	0	0	146	45	0	101	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	440	0	0	0	0	0	0	0	0

0	20.275	0	0	0	0	0	0	0	0

Technician  R	0	1320	0	0	0	0	0	0	0	0

0	24.922	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	58.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	22.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	146	0	0	0	0	0	0	0	0

Page 10 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:43:03 PM

WBS Number:	3.5.1.1.1.1	Description:	Engineering Design of MDT Test Stations

Institution :	Contact:	F. Taylor

Cost of labor and materials to design the MDT test station at Bldg. 184 @ CERN. Included is both mechanical and electrical

engineering needed.

This covers engineering work needed to design and setup the chamber component test stations at Details of Estimate:

CERN. Included are designs of infrastructure of room, work tables, handling fixtures and planning of logistical flow.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

37	0	0	37	20	0	16	0	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	440	0	0	0	0	0	0	0	0

0	20.275	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	11.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	37	0	0	0	0	0	0	0	0

Page 11 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:43:09 PM

WBS Number:	3.5.1.1.1.1.1	Description:	Michigan

Institution :	U. of Michigan	Contact:	Bing Zhou

Cost of labor and materials to design Endcap MDT test station.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

37	0	0	37	20	0	16	0	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	440	0	0	0	0	0	0	0	0

0	20.275	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	11.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	37	0	0	0	0	0	0	0	0

Page 12 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:43:14 PM

WBS Number:	3.5.1.1.1.2	Description:	Commission MDT Test Station

Institution :	Contact:	F. Taylor

Cost of labor and materials to activate the MDT test station at CERN. This includes costs of tables, tools, chamber handling

equipment, gas systems and chamber testing electronics. Included is the cost of shipping and activation of test equipment from

the US.

Cost of shipping of He leak detectors, tools, chamber handling frames from the US to CERN.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

109	0	0	109	25	0	84	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	1320	0	0	0	0	0	0	0	0

0	24.922	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	56.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	11.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	109	0	0	0	0	0	0	0	0

Page 13 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:43:20 PM

WBS Number:	3.5.1.1.1.2.1	Description:	Michigan

Institution :	U. of Michigan	Contact:	Bing Zhou

Cost of labor and materials to activate the MDT Test Station at CERN.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

109	0	0	109	25	0	84	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	1320	0	0	0	0	0	0	0	0

0	24.922	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	56.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	11.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	109	0	0	0	0	0	0	0	0

Page 14 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:43:25 PM

WBS Number:	3.5.1.1.2	Description:	Pre-Operations of MDT Chambers - Phase I

Institution :	Contact:	F. Taylor

Phase-I Costs of labor and materials to certify that US MDT chambers are ready to be installed in chamber support structures.

This includes gas system, readout system, alignment system and chamber sensors. Covered is the cost of Phase-I certification

for MDT chambers that go on all support structures - such as the Big Wheels.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

656	0	0	656	415	0	241	0	8.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	704	110	0	0	0	0	0	0	0

0	32.44	5.069	0	0	0	0	0	0	0

Gen Lab  R	0	2790	3810	0	0	0	0	0	0	0

0	79.236	108.204	0	0	0	0	0	0	0

Mechanical Engineer  R	0	880	880	0	0	0	0	0	0	0

0	28.486	28.486	0	0	0	0	0	0	0

Technician  R	0	4400	2040	0	0	0	0	0	0	0

0	92.045	41.064	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	17.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	105.0	43.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	397	259	0	0	0	0	0	0	0

Page 15 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:43:31 PM

WBS Number:	3.5.1.1.2.1	Description:	Verify MDT Mechanical Integrity - Phase I

Institution :	Contact:	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are certified for installation in support

structures

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

287	0	0	287	166	0	121	0	3.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	750	750	0	0	0	0	0	0	0

0	21.3	21.3	0	0	0	0	0	0	0

Mechanical Engineer  R	0	880	880	0	0	0	0	0	0	0

0	28.486	28.486	0	0	0	0	0	0	0

Technician  R	0	2640	660	0	0	0	0	0	0	0

0	54.33	12.461	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	6.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	60.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	195	92	0	0	0	0	0	0	0

Page 16 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:43:37 PM

WBS Number:	3.5.1.1.2.1.1	Description:	Michigan - Phase I

Institution :	U. of Michigan	Contact:	Bing Zhou

Cost of labor and materials to verify the mechanical aspects of the MDT chambers prior to installation.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

139	0	0	139	88	0	50	0	2.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	750	750	0	0	0	0	0	0	0

0	21.3	21.3	0	0	0	0	0	0	0

Technician  R	0	1760	660	0	0	0	0	0	0	0

0	33.229	12.461	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	30.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	99	40	0	0	0	0	0	0	0

Page 17 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:43:42 PM

WBS Number:	3.5.1.1.2.1.2	Description:	U. Washington/Seattle - Phase I

Institution :	University of Washington	Contact:	Bing Zhou

Cost of labor at materials to verify mechanical aspects of MDT chambers prior to installation.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

148	0	0	148	78	0	70	0	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	880	880	0	0	0	0	0	0	0

0	28.486	28.486	0	0	0	0	0	0	0

Technician  R	0	880	0	0	0	0	0	0	0	0

0	21.101	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	1.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	30.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	96	52	0	0	0	0	0	0	0

Page 18 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:43:48 PM

WBS Number:	3.5.1.1.2.2	Description:	Verify MDT Chamber Electronics - Phase I

Institution :	Contact:	F. Taylor

Cost of labor and materials to verify that MDT chamber electronics is certified for chamber installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

369	0	0	369	249	0	120	0	5.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	704	110	0	0	0	0	0	0	0

0	32.44	5.069	0	0	0	0	0	0	0

Gen Lab  R	0	2040	3060	0	0	0	0	0	0	0

0	57.936	86.904	0	0	0	0	0	0	0

Technician  R	0	1760	1380	0	0	0	0	0	0	0

0	37.715	28.603	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	11.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	45.0	28.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	202	166	0	0	0	0	0	0	0

Page 19 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:43:53 PM

WBS Number:	3.5.1.1.2.2.1	Description:	Michigan - Phase I

Institution :	U. of Michigan	Contact:	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers prior to installation.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

294	0	0	294	216	0	78	0	4.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	704	110	0	0	0	0	0	0	0

0	32.44	5.069	0	0	0	0	0	0	0

Gen Lab  R	0	2040	3060	0	0	0	0	0	0	0

0	57.936	86.904	0	0	0	0	0	0	0

Technician  R	0	880	880	0	0	0	0	0	0	0

0	16.614	16.614	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	10.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	30.0	17.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	157	136	0	0	0	0	0	0	0

Page 20 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:43:59 PM

WBS Number:	3.5.1.1.2.2.2	Description:	U. Washington/Seattle - Phase I

Institution :	University of Washington	Contact:	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers prior to installation.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

75	0	0	75	33	0	42	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	880	500	0	0	0	0	0	0	0

0	21.101	11.989	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	1.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	15.0	11.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	45	30	0	0	0	0	0	0	0

Page 21 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:44:04 PM

WBS Number:	3.5.1.1.3	Description:	Pre-Operations of MDT Chambers - Phase II

Institution :	Contact:	F. Taylor

Phase-II Costs of labor and materials to certify that US MDT chambers are operational on chamber support structures. This

includes gas system, readout system, alignment system and chamber sensors. All support structures are covered - such as

the Big Wheel Sectors, Small Wheels, etc.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1342	0	0	1342	861	0	481	0	16.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	1320	390	0	0	0	0	0	0

0	0	66.95	17.971	0	0	0	0	0	0

Gen Lab  R	0	880	6640	4598	0	0	0	0	0	0

0	24.992	188.576	130.583	0	0	0	0	0	0

Mechanical Engineer  R	0	1280	3333	1956	0	0	0	0	0	0

0	45.592	144.424	66.003	0	0	0	0	0	0

Technician  R	0	880	4180	2750	0	0	0	0	0	0

0	16.614	98.334	60.507	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	16.0	83.6	11.2	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	37.5	150.8	90.5	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	159	776	407	0	0	0	0	0	0

Page 22 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:44:10 PM

WBS Number:	3.5.1.1.3.1	Description:	Verify MDT Mechanical Integrity - Phase II

Institution :	Contact:	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support

structures. This includes making certain that the chambers are leak-tight, all the mechanical aspects are correct, chambers

within envelop.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

573	0	0	573	361	0	212	0	6.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	2800	758	0	0	0	0	0	0

0	0	79.52	21.527	0	0	0	0	0	0

Mechanical Engineer  R	0	0	3333	1956	0	0	0	0	0	0

0	0	144.424	66.003	0	0	0	0	0	0

Technician  R	0	0	880	880	0	0	0	0	0	0

0	0	24.64	24.64	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	48.6	8.1	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	72.0	48.5	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	387	186	0	0	0	0	0	0

Page 23 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:44:16 PM

WBS Number:	3.5.1.1.3.1.1	Description:	Michigan - Phase II

Institution :	U. of Michigan	Contact:	Bing Zhou

Cost of labor and materials to verify mechanical aspects (leak tight, etc.) of MDT chambers following installation on support

structures.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

195	0	0	195	142	0	53	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	2800	758	0	0	0	0	0	0

0	0	79.52	21.527	0	0	0	0	0	0

Mechanical Engineer  R	0	0	693	196	0	0	0	0	0	0

0	0	31.933	9.032	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	25.6	1.1	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	12.0	3.5	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	159	36	0	0	0	0	0	0

Page 24 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:44:21 PM

WBS Number:	3.5.1.1.3.1.2	Description:	U. Washington/Seattle - Phase II

Institution :	University of Washington	Contact:	Bing Zhou

Cost of labor and materials to verify the mechanical aspects of MDT chambers following installation on support structures.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

157	0	0	157	85	0	72	0	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	880	1760	0	0	0	0	0	0

0	0	28.486	56.971	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	15.0	30.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	52	105	0	0	0	0	0	0

Page 25 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:44:27 PM

WBS Number:	3.5.1.1.3.1.3	Description:	Boston University - Phase II

Institution :	Boston U.	Contact:	Bing Zhou

Cost of labor and materials to verify the mechanical aspects of MDT chambers following installation on support structures.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

129	0	0	129	84	0	45	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	1760	0	0	0	0	0	0	0

0	0	84.005	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	30.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	129	0	0	0	0	0	0	0

Page 26 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:44:32 PM

WBS Number:	3.5.1.1.3.1.4	Description:	Harvard - Phase II

Institution :	Harvard U.	Contact:	Bing Zhou

Material and labor to support Harvard personnel at CERN for MDT mechanical - Phase II work

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

91	0	0	91	49	0	42	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	880	880	0	0	0	0	0	0

0	0	24.64	24.64	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	7.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	15.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	47	45	0	0	0	0	0	0

Page 27 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:44:38 PM

WBS Number:	3.5.1.1.3.2	Description:	Verify MDT Chamber Electronics - Phase II

Institution :	Contact:	F. Taylor

Cost of labor and materials to verify that MDT chamber electronics is operational on chamber support structures.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

610	0	0	610	413	0	197	0	8.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	1320	390	0	0	0	0	0	0

0	0	66.95	17.971	0	0	0	0	0	0

Gen Lab  R	0	0	3840	3840	0	0	0	0	0	0

0	0	109.056	109.056	0	0	0	0	0	0

Technician  R	0	0	3300	1870	0	0	0	0	0	0

0	0	73.694	35.867	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	35.0	3.1	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	78.8	42.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	389	221	0	0	0	0	0	0

Page 28 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:44:44 PM

WBS Number:	3.5.1.1.3.2.1	Description:	Michigan - Phase II

Institution :	U. of Michigan	Contact:	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers following installation.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

486	0	0	486	343	0	143	0	7.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	880	390	0	0	0	0	0	0

0	0	40.55	17.971	0	0	0	0	0	0

Gen Lab  R	0	0	3840	3840	0	0	0	0	0	0

0	0	109.056	109.056	0	0	0	0	0	0

Technician  R	0	0	1760	1760	0	0	0	0	0	0

0	0	33.229	33.229	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	29.0	2.1	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	45.0	37.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	276	210	0	0	0	0	0	0

Page 29 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:44:49 PM

WBS Number:	3.5.1.1.3.2.2	Description:	U. Washington/Seattle - Phase II

Institution :	University of Washington	Contact:	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers following installation on support structures.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

46	0	0	46	18	0	27	0	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	660	110	0	0	0	0	0	0

0	0	15.825	2.638	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	11.3	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	34	12	0	0	0	0	0	0

Page 30 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:44:55 PM

WBS Number:	3.5.1.1.3.2.3	Description:	Boston - Phase II

Institution :	Boston U.	Contact:	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers following installation on support structures.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 31 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:00 PM

WBS Number:	3.5.1.1.3.2.4	Description:	Harvard - Phase II

Institution :	Harvard U.	Contact:	Bing Zhou

Cost of labor and materials to verify electronics of MDT chambers following installation on support structures.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

79	0	0	79	51	0	28	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	440	0	0	0	0	0	0	0

0	0	26.4	0	0	0	0	0	0	0

Technician  R	0	0	880	0	0	0	0	0	0	0

0	0	24.64	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	22.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	79	0	0	0	0	0	0	0

Page 32 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:05 PM

WBS Number:	3.5.1.1.3.3	Description:	BW Single Sector Test

Institution :	Contact:	F. Taylor

Cost of labor and materials to perform a single sector Phase II commissioning test. Cables, gas lines, chambers and alignment

fixtures are pre-installed on BW sector and commissioned.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

159	0	0	159	87	0	72	0	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	880	0	0	0	0	0	0	0	0

0	24.992	0	0	0	0	0	0	0	0

Mechanical Engineer  R	0	1280	0	0	0	0	0	0	0	0

0	45.592	0	0	0	0	0	0	0	0

Technician  R	0	880	0	0	0	0	0	0	0	0

0	16.614	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	37.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	159	0	0	0	0	0	0	0	0

Page 33 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:11 PM

WBS Number:	3.5.1.1.3.3.1	Description:	Brandeis - BW Single Sector Test

Institution :	Brandeis Univesity	Contact:	F. Taylor

Cost of material and labor at Brandeis University to conduct single sector test of BW.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

65	0	0	65	43	0	22	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	880	0	0	0	0	0	0	0	0

0	24.992	0	0	0	0	0	0	0	0

Mechanical Engineer  R	0	440	0	0	0	0	0	0	0	0

0	18.401	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	7.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	65	0	0	0	0	0	0	0	0

Page 34 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:17 PM

WBS Number:	3.5.1.1.3.3.2	Description:	Michigan - BW Single Sector Test

Institution :	U. of Michigan	Contact:	F. Taylor

Cost of material and labor at University of Michigan to conduct single sector test of BW.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

37	0	0	37	17	0	20	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	880	0	0	0	0	0	0	0	0

0	16.614	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	37	0	0	0	0	0	0	0	0

Page 35 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:22 PM

WBS Number:	3.5.1.1.3.3.3	Description:	U. Washington/Seattle - BW Sector Test

Institution :	University of Washington	Contact:	F. Taylor

Cost of material and labor at University of Washington to conduct single sector test of BW.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

57	0	0	57	27	0	30	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	840	0	0	0	0	0	0	0	0

0	27.191	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	57	0	0	0	0	0	0	0	0

Page 36 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:28 PM

WBS Number:	3.5.1.1.4	Description:	Pre-Operations of MDT Chambers - Phase III

Institution :	Contact:	F. Taylor

Phase-III Costs of labor and materials to certify that US MDT chambers are operational on chamber support structures after they

have been moved to the ATLAS cavern.This includes gas system, readout system, alignment system and chamber sensors.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1396	0	0	1396	978	0	418	0	15.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	880	1760	0	0	0	0

0	0	0	0	44	96.8	0	0	0	0

Electrical Engineer  MR	0	0	0	0	220	330	0	0	0	0

0	0	0	0	11.669	18.269	0	0	0	0

Gen Lab  MR	0	0	0	0	1760	0	0	0	0	0

0	0	0	0	49.984	0	0	0	0	0

Mechanical Engineer  MR	0	0	0	0	440	0	0	0	0	0

0	0	0	0	14.243	0	0	0	0	0

Technician  MR	0	0	0	0	3520	880	0	0	0	0

0	0	0	0	90.534	24.64	0	0	0	0

Computer Professional  R	0	0	0	880	880	0	0	0	0	0

0	0	0	44	44	0	0	0	0	0

Electrical Engineer  R	0	0	0	220	220	0	0	0	0	0

0	0	0	11.669	11.669	0	0	0	0	0

Gen Lab  R	0	0	0	6840	1640	0	0	0	0	0

0	0	0	194.256	46.576	0	0	0	0	0

Mechanical Engineer  R	0	0	0	2460	1870	0	0	0	0	0

0	0	0	113.279	88.605	0	0	0	0	0

Technician  R	0	0	0	1760	880	0	0	0	0	0

0	0	0	49.28	24.64	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	30.0	10.0	0.0	0.0	0.0	0.0

Page 37 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:33 PM

Travel  MR	0.0	0.0	0.0	0.0	91.8	48.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	22.0	10.3	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	89.4	72.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	536	657	203	0	0	0	0

Page 38 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:34 PM

WBS Number:	3.5.1.1.4.1	Description:	Verify MDT Mechanical Integrity - Phase III

Institution :	Contact:	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support structure

after move to ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

633	0	0	633	448	0	185	0	7.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  MR	0	0	0	0	1760	0	0	0	0	0

0	0	0	0	49.984	0	0	0	0	0

Mechanical Engineer  MR	0	0	0	0	440	0	0	0	0	0

0	0	0	0	14.243	0	0	0	0	0

Technician  MR	0	0	0	0	2640	0	0	0	0	0

0	0	0	0	65.894	0	0	0	0	0

Gen Lab  R	0	0	0	2900	1200	0	0	0	0	0

0	0	0	82.36	34.08	0	0	0	0	0

Mechanical Engineer  R	0	0	0	2460	1870	0	0	0	0	0

0	0	0	113.279	88.605	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	60.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	6.0	1.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	42.0	32.5	0.0	0.0	0.0	0.0	0.0

Page 39 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:39 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	250	383	0	0	0	0	0

Page 40 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:40 PM

WBS Number:	3.5.1.1.4.1.1	Description:	Brandeis University - Phase III

Institution :	Brandeis Univesity	Contact:	F. Taylor

Cost of labor ('General') and materials to verify that the mechanical aspects of the US MDT chambers are operational on support

structure after move to ATLAS cavern.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

230	0	0	230	200	0	29	0	3.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  MR	0	0	0	0	1760	0	0	0	0	0

0	0	0	0	49.984	0	0	0	0	0

Gen Lab  R	0	0	0	2900	1200	0	0	0	0	0

0	0	0	82.36	34.08	0	0	0	0	0

Mechanical Engineer  R	0	0	0	700	110	0	0	0	0	0

0	0	0	29.274	4.6	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	6.0	1.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	12.0	2.5	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	136	94	0	0	0	0	0

Page 41 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:45 PM

WBS Number:	3.5.1.1.4.1.2	Description:	Boston University - Phase III

Institution :	Boston U.	Contact:	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support structure

after move to ATLAS cavern.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

273	0	0	273	193	0	80	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	880	0	0	0	0	0

0	0	0	0	24.64	0	0	0	0	0

Mechanical Engineer  R	0	0	0	1760	1760	0	0	0	0	0

0	0	0	84.005	84.005	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	30.0	30.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	114	159	0	0	0	0	0

Page 42 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:51 PM

Page 43 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:51 PM

WBS Number:	3.5.1.1.4.1.3	Description:	Harvard University - Phase III

Institution :	Harvard U.	Contact:	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support structure

after move to ATLAS cavern.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

45	0	0	45	25	0	20	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	880	0	0	0	0	0

0	0	0	0	24.64	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	45	0	0	0	0	0

Page 44 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:45:56 PM

WBS Number:	3.5.1.1.4.1.4	Description:	Michigan - Phase III

Institution :	U. of Michigan	Contact:	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support structure

after move to ATLAS cavern.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

42	0	0	42	17	0	25	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	880	0	0	0	0	0

0	0	0	0	16.614	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	42	0	0	0	0	0

Page 45 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:02 PM

WBS Number:	3.5.1.1.4.1.5	Description:	U. Washington - Phase III

Institution :	University of Washington	Contact:	F. Taylor

Cost of labor and materials to verify that the mechanical aspects of the US MDT chambers are operational on support structure

after move to ATLAS cavern.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

44	0	0	44	14	0	30	0	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  MR	0	0	0	0	440	0	0	0	0	0

0	0	0	0	14.243	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	44	0	0	0	0	0

Page 46 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:07 PM

WBS Number:	3.5.1.1.4.2	Description:	Verify MDT Chamber Electronics - Phase III

Institution :	Contact:	F. Taylor

Cost of labor and materials to verify that MDT chamber electronics is operational on chamber support structures after move to

ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

763	0	0	763	530	0	233	0	8.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	880	1760	0	0	0	0

0	0	0	0	44	96.8	0	0	0	0

Electrical Engineer  MR	0	0	0	0	220	330	0	0	0	0

0	0	0	0	11.669	18.269	0	0	0	0

Technician  MR	0	0	0	0	880	880	0	0	0	0

0	0	0	0	24.64	24.64	0	0	0	0

Computer Professional  R	0	0	0	880	880	0	0	0	0	0

0	0	0	44	44	0	0	0	0	0

Electrical Engineer  R	0	0	0	220	220	0	0	0	0	0

0	0	0	11.669	11.669	0	0	0	0	0

Gen Lab  R	0	0	0	3940	440	0	0	0	0	0

0	0	0	111.896	12.496	0	0	0	0	0

Technician  R	0	0	0	1760	880	0	0	0	0	0

0	0	0	49.28	24.64	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	31.8	48.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	16.0	9.3	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	47.4	39.5	0.0	0.0	0.0	0.0	0.0

Page 47 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:13 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	286	274	203	0	0	0	0

Page 48 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:13 PM

WBS Number:	3.5.1.1.4.2.1	Description:	Harvard University - Phase III

Institution :	Harvard U.	Contact:	F. Taylor

Cost of labor and materials to perform Phase III commissioning of MDT electronics in pit.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

464	0	0	464	333	0	131	0	5.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	0	880	0	0	0	0

0	0	0	0	0	52.8	0	0	0	0

Electrical Engineer  MR	0	0	0	0	110	220	0	0	0	0

0	0	0	0	6.6	13.2	0	0	0	0

Technician  MR	0	0	0	0	880	880	0	0	0	0

0	0	0	0	24.64	24.64	0	0	0	0

Electrical Engineer  R	0	0	0	110	110	0	0	0	0	0

0	0	0	6.6	6.6	0	0	0	0	0

Gen Lab  R	0	0	0	3940	440	0	0	0	0	0

0	0	0	111.896	12.496	0	0	0	0	0

Technician  R	0	0	0	1760	880	0	0	0	0	0

0	0	0	49.28	24.64	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	16.8	33.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	11.0	4.3	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	31.9	24.0	0.0	0.0	0.0	0.0	0.0

Page 49 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:19 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	211	125	129	0	0	0	0

Page 50 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:19 PM

WBS Number:	3.5.1.1.4.2.2	Description:	Michigan - Phase III

Institution :	U. of Michigan	Contact:	F. Taylor

Cost of labor and materials needed to perform Phase III commissioning of MDT electronics in pit.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

298	0	0	298	196	0	102	0	2.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	880	880	0	0	0	0

0	0	0	0	44	44	0	0	0	0

Electrical Engineer  MR	0	0	0	0	110	110	0	0	0	0

0	0	0	0	5.069	5.069	0	0	0	0

Computer Professional  R	0	0	0	880	880	0	0	0	0	0

0	0	0	44	44	0	0	0	0	0

Electrical Engineer  R	0	0	0	110	110	0	0	0	0	0

0	0	0	5.069	5.069	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	15.0	15.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	15.5	15.5	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 51 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:25 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	75	149	74	0	0	0	0

Page 52 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:25 PM

WBS Number:	3.5.1.2	Description:	MDT Operations (Beam On)

Institution :	Composite U.	Contact:	F. Taylor

Cost of labor and materials to maintain and operate the MDT Endcap chamber system. This includes Phase IV Commissioning

with first beam and beyond.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1099	0	0	1099	842	0	258	0	17.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	200	176	176	176	176

0	0	0	0	0	15.6	13.728	13.728	13.728	13.728

Grad Student  B/I	0	0	0	0	0	8800	880	880	880	880

0	0	0	0	0	132	13.2	13.2	13.2	13.2

Post Doc  B/I	0	0	0	0	0	1760	220	220	220	220

0	0	0	0	0	52.8	6.6	6.6	6.6	6.6

Sr Research Scientist  B/I	0	0	0	0	0	440	220	176	176	176

0	0	0	0	0	34.32	17.16	13.728	13.728	13.728

Electrical Engineer  R	0	0	0	0	175	350	350	350	350	350

0	0	0	0	8.064	16.128	16.128	16.128	16.128	16.128

Gen Lab  R	0	0	0	0	660	880	880	880	880	880

0	0	0	0	18.744	24.992	24.992	24.992	24.992	24.992

Mechanical Engineer  R	0	0	0	0	220	350	350	350	350	350

0	0	0	0	9.2	14.637	14.637	14.637	14.637	14.637

Technician  R	0	0	0	0	880	880	880	880	880	880

0	0	0	0	16.614	16.614	16.614	16.614	16.614	16.614

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	8.0	7.0	7.0	7.0	7.0	7.0

Travel  R	0.0	0.0	0.0	0.0	23.0	27.0	27.0	27.0	27.0	27.0

Page 53 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:31 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	92	351	167	163	163	163

Page 54 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:31 PM

WBS Number:	3.5.1.2.1	Description:	MDT Mechanical Operations (Beam On)

Institution :	Contact:	F. Taylor

Cost of labor for operating and maintaining mechanical integrity of MDT chamber system. This includes the cost of M&S

associated with the gas flow control system, piping, chamber supports, etc. This covers Phase IV and beyond.

US MDT fraction is 20 % ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

302	0	0	302	226	0	76	0	4.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	660	880	880	880	880	880

0	0	0	0	18.744	24.992	24.992	24.992	24.992	24.992

Mechanical Engineer  R	0	0	0	0	220	350	350	350	350	350

0	0	0	0	9.2	14.637	14.637	14.637	14.637	14.637

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	4.0	3.5	3.5	3.5	3.5	3.5

Travel  R	0.0	0.0	0.0	0.0	5.0	6.0	6.0	6.0	6.0	6.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	40	52	52	52	52	52

Page 55 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:37 PM

WBS Number:	3.5.1.2.1.1	Description:	Brandeis University

Institution :	Brandeis Univesity	Contact:	F. Taylor

Cost of materials and labor needed to keep mechanical aspects of US chambers and alignment components operational during

beam-on time.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

302	0	0	302	226	0	76	0	4.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	660	880	880	880	880	880

0	0	0	0	18.744	24.992	24.992	24.992	24.992	24.992

Mechanical Engineer  R	0	0	0	0	220	350	350	350	350	350

0	0	0	0	9.2	14.637	14.637	14.637	14.637	14.637

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	4.0	3.5	3.5	3.5	3.5	3.5

Travel  R	0.0	0.0	0.0	0.0	5.0	6.0	6.0	6.0	6.0	6.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	40	52	52	52	52	52

Page 56 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:42 PM

WBS Number:	3.5.1.2.2	Description:	MDT Electronics Operations (Beam On)

Institution :	Contact:	F. Taylor

Cost of labor and materials for maintaining  the MDT electronics - Phase IV (initial beam) and beyond.

This involves LV and HV power supplies, as well as HV and signal HH cards, and mezzanine cards. Details of Estimate:

This is roughly 20 % of the ATLAS total  for the HV and signal cards - but 100 % of the ATLAS total for CSM and mezzanine

cards (US design and responsibility - respectively).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

370	0	0	370	188	0	182	0	4.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	175	350	350	350	350	350

0	0	0	0	8.064	16.128	16.128	16.128	16.128	16.128

Technician  R	0	0	0	0	880	880	880	880	880	880

0	0	0	0	16.614	16.614	16.614	16.614	16.614	16.614

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	4.0	3.5	3.5	3.5	3.5	3.5

Travel  R	0.0	0.0	0.0	0.0	18.0	21.0	21.0	21.0	21.0	21.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	52	64	64	64	64	64

Page 57 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:48 PM

WBS Number:	3.5.1.2.2.1	Description:	Michigan

Institution :	U. of Michigan	Contact:	F. Taylor

Cost of labor and materials needed to keep electronics of US chambers operational.

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

370	0	0	370	188	0	182	0	4.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	175	350	350	350	350	350

0	0	0	0	8.064	16.128	16.128	16.128	16.128	16.128

Technician  R	0	0	0	0	880	880	880	880	880	880

0	0	0	0	16.614	16.614	16.614	16.614	16.614	16.614

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	4.0	3.5	3.5	3.5	3.5	3.5

Travel  R	0.0	0.0	0.0	0.0	18.0	21.0	21.0	21.0	21.0	21.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	52	64	64	64	64	64

Page 58 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:53 PM

WBS Number:	3.5.1.3	Description:	MDT Maintenance (Beam Off)

Institution :	Contact:	F. Taylor

Cost of labor and materials to repair and maintain the MDT system during beam off times.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

336	0	0	336	208	0	128	0	5.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	880	880	880	880	880

0	0	0	0	0	24.992	24.992	24.992	24.992	24.992

Technician  R	0	0	0	0	0	880	880	880	880	880

0	0	0	0	0	16.614	16.614	16.614	16.614	16.614

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0

Travel  R	0.0	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	67	67	67	67	67

Page 59 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:46:59 PM

WBS Number:	3.5.1.3.1	Description:	MDT Mechanical Maintenance (Beam Off)

Institution :	Contact:	F. Taylor

Included are labor and M&S to maintain and repair mechanical parts of the MDT Endcap chambers. Such items as the cost of

repairing a leaking chamber are covered. Work performed during beam off periods.

Assume beam off for 4 months per year (winter). 1 FTE-year is 3 FTE during beam off  period.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

140	0	0	140	125	0	15	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	880	880	880	880	880

0	0	0	0	0	24.992	24.992	24.992	24.992	24.992

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	28	28	28	28	28

Page 60 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:47:04 PM

WBS Number:	3.5.1.3.1.1	Description:	Brandeis University - Beam Off

Institution :	Brandeis Univesity	Contact:	F. Taylor

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

140	0	0	140	125	0	15	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	880	880	880	880	880

0	0	0	0	0	24.992	24.992	24.992	24.992	24.992

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	28	28	28	28	28

Page 61 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:47:10 PM

WBS Number:	3.5.1.3.2	Description:	MDT Electronics Maintenance (Beam Off)

Institution :	Contact:	F. Taylor

Cost of labor and materials to maintain and repair the MDT electronics during beam off time.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

196	0	0	196	83	0	113	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	880	880	880	880	880

0	0	0	0	0	16.614	16.614	16.614	16.614	16.614

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0

Travel  R	0.0	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	39	39	39	39	39

Page 62 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:47:15 PM

WBS Number:	3.5.1.3.2.1	Description:	Michigan - Beam Off

Institution :	U. of Michigan	Contact:	F. Taylor

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

196	0	0	196	83	0	113	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	880	880	880	880	880

0	0	0	0	0	16.614	16.614	16.614	16.614	16.614

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0

Travel  R	0.0	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	39	39	39	39	39

Page 63 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:47:21 PM

WBS Number:	3.5.1.4	Description:	MDT Spares - Mechanical and Electrical

Institution :	Contact:	F. Taylor

Cost of fabricating and maintaining a spare parts inventory (approx. 5% of critical parts).

Cost of spare parts - such as broken cables, replacement power supplies, etc.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

35	0	0	35	0	0	35	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	7.0	7.0	7.0	7.0	7.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	7	7	7	7	7

Page 64 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:47:26 PM

WBS Number:	3.5.1.4.1	Description:	MDT Mechanical Spares

Institution :	Harvard U.	Contact:	F. Taylor

Included is the cost of maintaining an inventory of replacement parts for the MDT mechanical systems - such as gas system

components, Faraday Cages, etc.

Cost of small parts - nuts and bolts to keep things together.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	0	0	15	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	3	3	3	3	3

Page 65 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:47:32 PM

WBS Number:	3.5.1.4.1.1	Description:	Harvard University

Institution :	Harvard U.	Contact:	F. Taylor

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	0	0	15	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	3	3	3	3	3

Page 66 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:47:37 PM

WBS Number:	3.5.1.4.2	Description:	MDT Electronics Spares

Institution :	Composite U.	Contact:	F. Taylor

Cost of maintaining an inventory of electronics spares - including HV and signal HH cards, Mezzanine cards, CSMs, spare

cables, DCS boxes, HV cables and connectors.

Cost of small electrical things - such as AC cables, connectors, etc.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

20	0	0	20	0	0	20	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	4	4	4	4	4

Page 67 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:47:42 PM

WBS Number:	3.5.1.4.2.1	Description:	Harvard University

Institution :	Harvard U.	Contact:	F. Taylor

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

20	0	0	20	0	0	20	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	4	4	4	4	4

Page 68 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:47:48 PM

WBS Number:	3.5.2	Description:	CSC Pre-Operations, Operations and Maintenance

Institution :	BNL-muon	Contact:	V. Polychronakos

Cost of Labor and materials to operate and maintain the Endcap CSC  chamber system.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2172	0	0	2172	1603	0	569	0	18.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	200	176	176	176	176

0	0	0	0	0	21.156	18.617	18.617	18.617	18.617

Grad Student  B/I	0	0	0	0	0	8800	880	880	880	880

0	0	0	0	0	310.288	31.029	31.029	31.029	31.029

Post Doc  B/I	0	0	0	0	0	1760	220	220	220	220

0	0	0	0	0	77.572	9.696	9.696	9.696	9.696

Sr Research Scientist  B/I	0	0	0	0	0	440	220	176	176	176

0	0	0	0	0	50.422	25.211	20.169	20.169	20.169

Computer Professional  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	10.175	10.175	0	0	0	0

Electrical Engineer  MR	0	0	0	0	440	440	0	0	0	0

0	0	0	0	36.881	36.881	0	0	0	0

Technician  MR	0	0	0	0	470	470	0	0	0	0

0	0	0	0	25.161	25.161	0	0	0	0

Electrical Engineer  R	0	0	480	566	440	0	0	0	0	0

0	0	39.918	48.18	36.881	0	0	0	0	0

Gen Lab  R	0	0	2160	600	440	550	220	220	220	220

0	0	61.344	17.04	12.496	15.62	6.248	6.248	6.248	6.248

Mechanical Engineer  R	0	40	0	0	0	0	0	0	0	0

0	3.667	0	0	0	0	0	0	0	0

Technician  R	0	110	1782	1220	1096	1056	616	616	616	616

0	6.594	95.973	62.176	59.672	55.768	33.913	33.913	33.913	33.913

Page 69 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:47:54 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	19.3	19.3	0.0	0.0	0.0	0.0

Other  R	0.0	33.5	69.4	18.1	14.6	26.3	23.3	23.3	23.3	23.3

Travel  R	0.0	7.5	42.5	20.0	28.5	20.0	12.5	12.5	12.5	12.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	58	330	172	268	693	166	161	161	161

Page 70 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:47:54 PM

WBS Number:	3.5.2.1	Description:	CSC Pre-operations

Institution :	BNL-muon	Contact:	V. Polychronakos

Work related to the mechanical and electrical aspects of pre-operating the CSC chambers of the U.S. deliverables.

Physicist estimateBasis of Estimate:

100% US ATLAS responsibilityDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

845	0	0	845	538	0	307	0	5.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	10.175	10.175	0	0	0	0

Electrical Engineer  MR	0	0	0	0	440	440	0	0	0	0

0	0	0	0	36.881	36.881	0	0	0	0

Technician  MR	0	0	0	0	470	470	0	0	0	0

0	0	0	0	25.161	25.161	0	0	0	0

Electrical Engineer  R	0	0	480	566	440	0	0	0	0	0

0	0	39.918	48.18	36.881	0	0	0	0	0

Gen Lab  R	0	0	2160	600	0	0	0	0	0	0

0	0	61.344	17.04	0	0	0	0	0	0

Mechanical Engineer  R	0	40	0	0	0	0	0	0	0	0

0	3.667	0	0	0	0	0	0	0	0

Technician  R	0	110	1782	1220	370	0	0	0	0	0

0	6.594	95.973	62.176	22.179	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	19.3	19.3	0.0	0.0	0.0	0.0

Other  R	0.0	33.5	69.4	11.1	1.8	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	7.5	42.5	20.0	13.5	0.0	0.0	0.0	0.0	0.0

Page 71 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:00 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	58	330	165	186	108	0	0	0	0

Page 72 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:00 PM

WBS Number:	3.5.2.1.1	Description:	Setup of CSC Staging and Test Station

Institution :	Contact:	V. Polychronakos

Cost of labor and materials to setup the CSC test station located in Bldg. 832 at BNL. Included are engineering costs as well as

materials and labor to setup  work stations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

101	0	0	101	28	0	73	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	150	0	0	0	0	0	0	0

0	0	11.394	0	0	0	0	0	0	0

Mechanical Engineer  R	0	40	0	0	0	0	0	0	0	0

0	3.667	0	0	0	0	0	0	0	0

Technician  R	0	110	110	0	0	0	0	0	0	0

0	6.594	6.594	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	33.5	11.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	7.5	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	58	44	0	0	0	0	0	0	0

Page 73 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:06 PM

WBS Number:	3.5.2.1.1.1	Description:	Engineering Design of CSC Test Station

Institution :	Contact:	V. Polychronakos

Cost of labor and materials to design the MDT test station at Bldg. 832 @ BNL. Included is both mechanical and electrical

engineering needed.

This covers engineering work needed to design and setup the chamber component test station at Details of Estimate:

BNL. Included are designs of infrastructure of room, work tables, handling fixtures and planning of logistical flow.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	7	0	8	0	0.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	40	0	0	0	0	0	0	0

0	0	3.038	0	0	0	0	0	0	0

Mechanical Engineer  R	0	40	0	0	0	0	0	0	0	0

0	3.667	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.5	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	2.5	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	7	7	0	0	0	0	0	0	0

Page 74 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:11 PM

WBS Number:	3.5.2.1.1.1.1	Description:	BNL

Institution :	BNL-muon	Contact:	V. Polychronakos

Cost of engineering to plan CSC test station. This will located first at BNL - then moved to CERN.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

7	0	0	7	4	0	4	0	0.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	40	0	0	0	0	0	0	0	0

0	3.667	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	7	0	0	0	0	0	0	0	0

Page 75 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:17 PM

WBS Number:	3.5.2.1.1.1.2	Description:	UCI

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

7	0	0	7	3	0	4	0	0.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	40	0	0	0	0	0	0	0

0	0	3.038	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	7	0	0	0	0	0	0	0

Page 76 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:22 PM

WBS Number:	3.5.2.1.1.2	Description:	Commission CSC Test Station

Institution :	Contact:	V. Polychronakos

Cost of labor and materials to activate the CSC test station at BNL. This includes costs of tables, tools, chamber handling

equipment, gas systems and chamber testing electronics. Included is the cost of shipping and activation of test equipment from

the US.

It is most cost-effective to perform Phase I CSC certification at BNL - where manpower and Details of Estimate:

infrastructure exist.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

86	0	0	86	22	0	65	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0

0	0	8.356	0	0	0	0	0	0	0

Technician  R	0	110	110	0	0	0	0	0	0	0

0	6.594	6.594	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	33.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	5.0	7.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	50	36	0	0	0	0	0	0	0

Page 77 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:28 PM

WBS Number:	3.5.2.1.1.2.1	Description:	BNL

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

69	0	0	69	13	0	55	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	110	110	0	0	0	0	0	0	0

0	6.594	6.594	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	33.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	50	18	0	0	0	0	0	0	0

Page 78 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:33 PM

WBS Number:	3.5.2.1.1.2.2	Description:	UCI

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

18	0	0	18	8	0	9	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0

0	0	8.356	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	18	0	0	0	0	0	0	0

Page 79 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:39 PM

WBS Number:	3.5.2.1.2	Description:	Pre-Operations of CSC  Chambers - Phase I

Institution :	Contact:	V. Polychronakos

Phase-I Costs of labor and materials to certify that 32 US CSC chambers are ready to be installed in chamber support

structures. This includes gas system, readout system and chamber sensors.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

174	0	0	174	129	0	45	0	1.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0

0	0	10.084	0	0	0	0	0	0	0

Gen Lab  R	0	0	1760	0	0	0	0	0	0	0

0	0	49.984	0	0	0	0	0	0	0

Technician  R	0	0	1232	0	0	0	0	0	0	0

0	0	69.029	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	174	0	0	0	0	0	0	0

Page 80 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:44 PM

WBS Number:	3.5.2.1.2.1	Description:	Verify CSC Mechanical Integrity - Phase I

Institution :	Contact:	V. Polychronakos

Cost of labor and materials to verify that the mechanical aspects of the US CSC chambers are certified for installation on SW.

Work performed in Bldg. 832 at BNL.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

56	0	0	56	50	0	6	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	1760	0	0	0	0	0	0	0

0	0	49.984	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	56	0	0	0	0	0	0	0

Page 81 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:50 PM

WBS Number:	3.5.2.1.2.1.1	Description:	BNL - Phase I

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

56	0	0	56	50	0	6	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	1760	0	0	0	0	0	0	0

0	0	49.984	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	56	0	0	0	0	0	0	0

Page 82 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:48:55 PM

WBS Number:	3.5.2.1.2.1.2	Description:	UCI - Phase I

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 83 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:49:00 PM

WBS Number:	3.5.2.1.2.2	Description:	Verify CSC Chamber Electronics - Phase I

Institution :	Contact:	V. Polychronakos

Cost of labor and materials to verify that CSC chamber electronics is certified for chamber installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

118	0	0	118	79	0	39	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0

0	0	10.084	0	0	0	0	0	0	0

Technician  R	0	0	1232	0	0	0	0	0	0	0

0	0	69.029	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	7.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	118	0	0	0	0	0	0	0

Page 84 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:49:06 PM

WBS Number:	3.5.2.1.2.2.1	Description:	BNL - Phase I

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

89	0	0	89	63	0	26	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	0	0	0	0	0	0	0

0	0	10.084	0	0	0	0	0	0	0

Technician  R	0	0	880	0	0	0	0	0	0	0

0	0	52.749	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	17.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	89	0	0	0	0	0	0	0

Page 85 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:49:11 PM

WBS Number:	3.5.2.1.2.2.2	Description:	UCI - Phase I

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

29	0	0	29	16	0	13	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	352	0	0	0	0	0	0	0

0	0	16.28	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	29	0	0	0	0	0	0	0

Page 86 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:49:17 PM

WBS Number:	3.5.2.1.3	Description:	Pre-Operations of CSC Chambers - Phase II

Institution :	Contact:	V. Polychronakos

Phase-II Costs of labor and materials to certify that US CSC chambers are operational on chamber support structures. This

includes gas system, readout system, alignment system and chamber sensors.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

221	0	0	221	142	0	79	0	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	220	456	0	0	0	0	0	0

0	0	18.44	38.096	0	0	0	0	0	0

Gen Lab  R	0	0	400	600	0	0	0	0	0	0

0	0	11.36	17.04	0	0	0	0	0	0

Technician  R	0	0	440	800	0	0	0	0	0	0

0	0	20.35	37	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	46.4	3.9	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	7.5	10.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	112	109	0	0	0	0	0	0

Page 87 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:49:22 PM

WBS Number:	3.5.2.1.3.1	Description:	Verify CSC Mechanical Integrity - Phase II

Institution :	Contact:	V. Polychronakos

Cost of labor and materials to verify that the mechanical aspects of the US CSC chambers are operational on Small Wheels.

Included is the cost of labor and materials to mate chamber support frames to the CSC chambers at CERN - just prior to their

installation on the small wheels.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

31	0	0	31	28	0	3	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	400	600	0	0	0	0	0	0

0	0	11.36	17.04	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.2	1.2	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	13	18	0	0	0	0	0	0

Page 88 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:49:28 PM

WBS Number:	3.5.2.1.3.1.1	Description:	BNL - Phase II

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

31	0	0	31	28	0	3	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	400	600	0	0	0	0	0	0

0	0	11.36	17.04	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.2	1.2	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	13	18	0	0	0	0	0	0

Page 89 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:49:33 PM

WBS Number:	3.5.2.1.3.1.2	Description:	UCI - Phase II

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 90 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:49:39 PM

WBS Number:	3.5.2.1.3.2	Description:	Verify CSC Chamber Electronics - Phase II

Institution :	Contact:	V. Polychronakos

Cost of labor and materials to verify that CSC chamber electronics is operational on Small Wheels.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

190	0	0	190	114	0	76	0	1.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	220	456	0	0	0	0	0	0

0	0	18.44	38.096	0	0	0	0	0	0

Technician  R	0	0	440	800	0	0	0	0	0	0

0	0	20.35	37	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	45.2	2.7	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	7.5	10.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	100	91	0	0	0	0	0	0

Page 91 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:49:44 PM

WBS Number:	3.5.2.1.3.2.1	Description:	BNL - Phase II

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

91	0	0	91	30	0	61	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	220	0	0	0	0	0	0

0	0	10.084	20.169	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	44.0	1.5	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	2.5	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	63	28	0	0	0	0	0	0

Page 92 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:49:50 PM

WBS Number:	3.5.2.1.3.2.2	Description:	UCI - Phase II

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

99	0	0	99	84	0	16	0	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	110	236	0	0	0	0	0	0

0	0	8.356	17.927	0	0	0	0	0	0

Technician  R	0	0	440	800	0	0	0	0	0	0

0	0	20.35	37	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.2	1.2	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	36	63	0	0	0	0	0	0

Page 93 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:49:55 PM

WBS Number:	3.5.2.1.4	Description:	Pre-Operations of CSC Chambers - Phase III

Institution :	Contact:	V. Polychronakos

Phase-III Costs of labor and materials to certify that US CSC  chambers are operational on chamber support structures after

they have been moved to the ATLAS cavern.This includes gas system, readout system, alignment system and chamber

sensors.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

349	0	0	349	239	0	110	0	2.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	10.175	10.175	0	0	0	0

Electrical Engineer  MR	0	0	0	0	440	440	0	0	0	0

0	0	0	0	36.881	36.881	0	0	0	0

Technician  MR	0	0	0	0	470	470	0	0	0	0

0	0	0	0	25.161	25.161	0	0	0	0

Electrical Engineer  R	0	0	0	110	440	0	0	0	0	0

0	0	0	10.084	36.881	0	0	0	0	0

Technician  R	0	0	0	420	370	0	0	0	0	0

0	0	0	25.176	22.179	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	19.3	19.3	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	7.2	1.8	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	10.0	13.5	0.0	0.0	0.0	0.0	0.0

Page 94 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:01 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	56	186	108	0	0	0	0

Page 95 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:01 PM

WBS Number:	3.5.2.1.4.1	Description:	Verify CSC Mechanical Integrity - Phase III

Institution :	Contact:	V. Polychronakos

Cost of labor and materials to verify that the mechanical aspects of the US CSC chambers are operational on support structure

after move to ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

28	0	0	28	14	0	14	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	120	120	0	0	0	0	0

0	0	0	7.193	7.193	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	6.0	0.3	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	3.0	2.5	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	18	11	0	0	0	0	0

Page 96 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:07 PM

WBS Number:	3.5.2.1.4.1.1	Description:	BNL - Phase III

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

28	0	0	28	14	0	14	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	120	120	0	0	0	0	0

0	0	0	7.193	7.193	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	6.0	0.3	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	3.0	2.5	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	18	11	0	0	0	0	0

Page 97 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:12 PM

WBS Number:	3.5.2.1.4.1.2	Description:	UCI - Phase III

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 98 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:17 PM

WBS Number:	3.5.2.1.4.2	Description:	Verify CSC Chamber Electronics - Phase III

Institution :	Contact:	V. Polychronakos

Cost of labor and materials to verify that CSC chamber electronics is operational on chamber support structures after move to

ATLAS cavern.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

321	0	0	321	224	0	97	0	1.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	10.175	10.175	0	0	0	0

Electrical Engineer  MR	0	0	0	0	440	440	0	0	0	0

0	0	0	0	36.881	36.881	0	0	0	0

Technician  MR	0	0	0	0	470	470	0	0	0	0

0	0	0	0	25.161	25.161	0	0	0	0

Electrical Engineer  R	0	0	0	110	440	0	0	0	0	0

0	0	0	10.084	36.881	0	0	0	0	0

Technician  R	0	0	0	300	250	0	0	0	0	0

0	0	0	17.983	14.986	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	19.3	19.3	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	1.2	1.5	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	7.0	11.0	0.0	0.0	0.0	0.0	0.0

Page 99 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:23 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	38	175	108	0	0	0	0

Page 100 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:23 PM

WBS Number:	3.5.2.1.4.2.1	Description:	BNL - Phase III

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

185	0	0	185	134	0	51	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	20.169	20.169	0	0	0	0

Technician  MR	0	0	0	0	250	250	0	0	0	0

0	0	0	0	14.986	14.986	0	0	0	0

Electrical Engineer  R	0	0	0	110	220	0	0	0	0	0

0	0	0	10.084	20.169	0	0	0	0	0

Technician  R	0	0	0	300	250	0	0	0	0	0

0	0	0	17.983	14.986	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	8.0	8.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	1.2	0.5	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	7.0	8.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 101 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:29 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	38	96	51	0	0	0	0

Page 102 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:29 PM

WBS Number:	3.5.2.1.4.2.2	Description:	UCI - Phase III

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

136	0	0	136	91	0	46	0	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	10.175	10.175	0	0	0	0

Electrical Engineer  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	16.712	16.712	0	0	0	0

Technician  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	10.175	10.175	0	0	0	0

Electrical Engineer  R	0	0	0	0	220	0	0	0	0	0

0	0	0	0	16.712	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	11.3	11.3	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 103 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:35 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	79	57	0	0	0	0

Page 104 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:35 PM

WBS Number:	3.5.2.2	Description:	CSC Operations (Beam On)

Institution :	BNL-muon	Contact:	V. Polychronakos

Cost of labor and materials to maintain and operate the CSC Endcap chamber system. This includes Phase IV Commissioning

with first beam and beyond.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1050	0	0	1050	959	0	90	0	11.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	200	176	176	176	176

0	0	0	0	0	21.156	18.617	18.617	18.617	18.617

Grad Student  B/I	0	0	0	0	0	8800	880	880	880	880

0	0	0	0	0	310.288	31.029	31.029	31.029	31.029

Post Doc  B/I	0	0	0	0	0	1760	220	220	220	220

0	0	0	0	0	77.572	9.696	9.696	9.696	9.696

Sr Research Scientist  B/I	0	0	0	0	0	440	220	176	176	176

0	0	0	0	0	50.422	25.211	20.169	20.169	20.169

Gen Lab  R	0	0	0	0	440	110	110	110	110	110

0	0	0	0	12.496	3.124	3.124	3.124	3.124	3.124

Technician  R	0	0	0	0	726	396	396	396	396	396

0	0	0	0	37.493	22.231	22.231	22.231	22.231	22.231

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	5.8	3.3	3.3	3.3	3.3	3.3

Travel  R	0.0	0.0	0.0	0.0	15.0	7.5	7.5	7.5	7.5	7.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	75	498	123	118	118	118

Page 105 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:41 PM

WBS Number:	3.5.2.2.1	Description:	CSC Mechanical Operations (Beam On)

Institution :	Contact:	V. Polychronakos

Cost of labor for operating and maintaining mechanical integrity of CSC  chamber system. This includes the cost of M&S

associated with the gas flow control system, piping, chamber supports, etc. This covers Phase IV and beyond.

US MDT fraction is 20 % ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

37	0	0	37	28	0	9	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	440	110	110	110	110	110

0	0	0	0	12.496	3.124	3.124	3.124	3.124	3.124

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	1.3	1.3	1.3	1.3	1.3	1.3

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	14	5	5	5	5	5

Page 106 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:46 PM

WBS Number:	3.5.2.2.1.1	Description:	BNL - Beam On

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

37	0	0	37	28	0	9	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	440	110	110	110	110	110

0	0	0	0	12.496	3.124	3.124	3.124	3.124	3.124

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	1.3	1.3	1.3	1.3	1.3	1.3

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	14	5	5	5	5	5

Page 107 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:52 PM

WBS Number:	3.5.2.2.1.2	Description:	UCI - Beam On

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 108 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:50:57 PM

WBS Number:	3.5.2.2.2	Description:	CSC Electronics Operations (Beam On)

Institution :	Contact:	V. Polychronakos

Cost of labor and materials for maintaining  the CSC  electronics - Phase IV (initial beam) and beyond.

This involves LV and HV power supplies, as well as HV and signal HH cards, and mezzanine cards. Details of Estimate:

This is roughly 20 % of the ATLAS total  for the HV and signal cards - but 100 % of the ATLAS total for CSM and mezzanine

cards (US design and responsibility - respectively).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

230	0	0	230	149	0	82	0	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	726	396	396	396	396	396

0	0	0	0	37.493	22.231	22.231	22.231	22.231	22.231

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	4.5	2.0	2.0	2.0	2.0	2.0

Travel  R	0.0	0.0	0.0	0.0	15.0	7.5	7.5	7.5	7.5	7.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	61	34	34	34	34	34

Page 109 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:51:02 PM

WBS Number:	3.5.2.2.2.1	Description:	BNL - Beam On

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

151	0	0	151	103	0	48	0	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	286	286	286	286	286	286

0	0	0	0	17.143	17.143	17.143	17.143	17.143	17.143

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	2.5	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	7.5	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	29	24	24	24	24	24

Page 110 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:51:08 PM

WBS Number:	3.5.2.2.2.2	Description:	UCI - Beam On

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

80	0	0	80	46	0	34	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	440	110	110	110	110	110

0	0	0	0	20.35	5.088	5.088	5.088	5.088	5.088

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	7.5	2.5	2.5	2.5	2.5	2.5

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	32	9	9	9	9	9

Page 111 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:51:13 PM

WBS Number:	3.5.2.3	Description:	CSC Maintenance (Beam Off)

Institution :	Contact:	V. Polychronakos

Cost of labor and materials to repair and maintain the CSC  system during beam off times.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

167	0	0	167	105	0	61	0	1.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	440	110	110	110	110

0	0	0	0	0	12.496	3.124	3.124	3.124	3.124

Technician  R	0	0	0	0	0	660	220	220	220	220

0	0	0	0	0	33.537	11.682	11.682	11.682	11.682

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	6.0	3.0	3.0	3.0	3.0

Travel  R	0.0	0.0	0.0	0.0	0.0	12.5	5.0	5.0	5.0	5.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	69	24	24	24	24

Page 112 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:51:19 PM

WBS Number:	3.5.2.3.1	Description:	CSC Mechanical Maintenance (Beam Off)

Institution :	Contact:	V. Polychronakos

Included are labor and M&S to maintain and repair mechanical parts of the CSC Endcap chambers. Such items as the cost of

repairing a leaking chamber are covered. Work performed during beam off periods.

Access to the CSCs is likely to be very difficult given their location in high radiation area.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

32	0	0	32	25	0	7	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	440	110	110	110	110

0	0	0	0	0	12.496	3.124	3.124	3.124	3.124

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	15	4	4	4	4

Page 113 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:51:24 PM

WBS Number:	3.5.2.3.1.1	Description:	BNL - Beam Off

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

32	0	0	32	25	0	7	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	0	0	0	440	110	110	110	110

0	0	0	0	0	12.496	3.124	3.124	3.124	3.124

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	15	4	4	4	4

Page 114 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:51:30 PM

WBS Number:	3.5.2.3.1.2	Description:	UCI - Beam Off

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 115 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:51:35 PM

WBS Number:	3.5.2.3.2	Description:	CSC Electronics Maintenance (Beam Off)

Institution :	Contact:	V. Polychronakos

Cost of labor and materials to maintain and repair the CSC electronics during beam off time.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

135	0	0	135	80	0	54	0	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	660	220	220	220	220

0	0	0	0	0	33.537	11.682	11.682	11.682	11.682

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	4.0	2.0	2.0	2.0	2.0

Travel  R	0.0	0.0	0.0	0.0	0.0	12.5	5.0	5.0	5.0	5.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	54	20	20	20	20

Page 116 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:51:40 PM

WBS Number:	3.5.2.3.2.1	Description:	BNL - Beam Off

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

65	0	0	65	40	0	25	0	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	220	110	110	110	110

0	0	0	0	0	13.187	6.594	6.594	6.594	6.594

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.0	2.5	2.5	2.5	2.5

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	22	11	11	11	11

Page 117 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:51:46 PM

WBS Number:	3.5.2.3.2.2	Description:	UCI - Beam Off

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

70	0	0	70	41	0	29	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	440	110	110	110	110

0	0	0	0	0	20.35	5.088	5.088	5.088	5.088

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	7.5	2.5	2.5	2.5	2.5

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	32	9	9	9	9

Page 118 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:51:51 PM

WBS Number:	3.5.2.4	Description:	CSC Spares - Mechanical and Electrical

Institution :	Contact:	V. Polychronakos

Cost of fabricating and maintaining a spare parts inventory (approx. 5% of critical parts).

Cost of spare parts - such as broken cables, replacement power supplies, etc.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

110	0	0	110	0	0	110	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	7.0	7.0	17.0	17.0	17.0	17.0	17.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	7	7	19	19	19	19	19

Page 119 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:51:57 PM

WBS Number:	3.5.2.4.1	Description:	CSC Mechanical Spares

Institution :	BNL-muon	Contact:	V. Polychronakos

Included is the cost of maintaining an inventory of replacement parts for the CSC mechanical systems - such as gas system

components, Faraday Cages, etc.

Cost of small parts - nuts and bolts to keep things together.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

47	0	0	47	0	0	47	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	3.0	3.0	7.0	7.0	7.0	7.0	7.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	3	3	8	8	8	8	8

Page 120 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:02 PM

WBS Number:	3.5.2.4.1.1	Description:	BNL

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

23	0	0	23	0	0	23	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	5	5	5	5	5

Page 121 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:07 PM

WBS Number:	3.5.2.4.2	Description:	CSC Electronics Spares

Institution :	Composite U.	Contact:	V. Polychronakos

Cost of maintaining an inventory of electronics spares - frontend, SCA, and RODs.

Cost of small electrical things - such as AC cables, connectors, etc.Details of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

63	0	0	63	0	0	63	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	4.0	4.0	10.0	10.0	10.0	10.0	10.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	4	4	11	11	11	11	11

Page 122 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:13 PM

WBS Number:	3.5.2.4.2.1	Description:	BNL

Institution :	BNL-muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

23	0	0	23	0	0	23	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	5	5	5	5	5

Page 123 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:18 PM

WBS Number:	3.5.2.4.2.2	Description:	UCI

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

13	0	0	13	0	0	13	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	3	3	3	3	3

Page 124 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:23 PM

WBS Number:	3.5.3	Description:	Alignment System Pre-Operations, M&O

Institution :	Contact:	Jim Bensinger

Encompassed in this WBS is work related to the Endcap alignment system. This includes the in-plane alignment system and

global alignment system.

Survey of all wheels and chamber mounting frames is covered. This is needed to precisely locate chamber and alignment

supports.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1648	0	0	1648	1120	5	523	0	20.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	176	176	176	352	176	176	176	176	176

0	13.728	13.728	13.728	27.456	16.885	16.885	16.885	16.885	16.885

Grad Student  B/I	0	0	0	3520	3520	220	220	220	220	220

0	0	0	52.8	52.8	4.059	4.059	4.059	4.059	4.059

Post Doc  B/I	0	220	1760	3520	3520	396	396	396	396	396

0	6.6	52.8	105.6	105.6	14.612	14.612	14.612	14.612	14.612

Computer Professional  MR	0	0	0	0	440	440	0	0	0	0

0	0	0	0	17.697	17.697	0	0	0	0

Electrical Engineer  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	9.2	9.2	0	0	0	0

Technician  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	6.765	6.765	0	0	0	0

Gen Lab  R	0	0	880	1880	220	0	0	0	0	0

0	0	24.992	53.392	6.248	0	0	0	0	0

Mechanical Engineer  R	0	0	220	488	250	0	0	0	0	0

0	0	9.2	20.408	10.455	0	0	0	0	0

Technician  R	0	0	2228	2360	880	924	924	924	924	924

0	0	68.511	72.57	27.06	28.413	28.413	28.413	28.413	28.413

Page 125 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:29 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

Other  MR	0.0	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	15.0	15.0	0.0	0.0	0.0	0.0

Other  R	0.0	1.3	16.0	7.2	2.1	10.0	10.0	10.0	10.0	10.0

Travel  R	0.0	4.0	27.2	48.0	19.3	30.6	30.6	30.6	30.6	30.6

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	28	227	400	323	183	121	121	121	121

Page 126 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:30 PM

WBS Number:	3.5.3.1	Description:	Alignment System Pre-operations

Institution :	Composite U.	Contact:	Jim Bensinger

Work related to the pre-operation of the Endcap alignment system. Covered are the alignment of both the CSC and MDT

chamber systems.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1041	0	0	1041	800	5	236	0	16.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	176	176	176	352	0	0	0	0	0

0	13.728	13.728	13.728	27.456	0	0	0	0	0

Grad Student  B/I	0	0	0	3520	3520	0	0	0	0	0

0	0	0	52.8	52.8	0	0	0	0	0

Post Doc  B/I	0	220	1760	3520	3520	0	0	0	0	0

0	6.6	52.8	105.6	105.6	0	0	0	0	0

Computer Professional  MR	0	0	0	0	440	440	0	0	0	0

0	0	0	0	17.697	17.697	0	0	0	0

Electrical Engineer  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	9.2	9.2	0	0	0	0

Technician  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	6.765	6.765	0	0	0	0

Gen Lab  R	0	0	880	1880	220	0	0	0	0	0

0	0	24.992	53.392	6.248	0	0	0	0	0

Mechanical Engineer  R	0	0	220	488	250	0	0	0	0	0

0	0	9.2	20.408	10.455	0	0	0	0	0

Technician  R	0	0	2228	2360	880	0	0	0	0	0

0	0	68.511	72.57	27.06	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0

Page 127 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:35 PM

Travel  MR	0.0	0.0	0.0	0.0	15.0	15.0	0.0	0.0	0.0	0.0

Other  R	0.0	1.3	16.0	7.2	2.1	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	4.0	27.2	48.0	19.3	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	28	227	400	323	62	0	0	0	0

Page 128 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:36 PM

WBS Number:	3.5.3.1.1	Description:	Pre-Ops Staging Area for Alignment Components

Institution :	Contact:	Jim Bensinger

Cost of labor and materials to setup and pre-operate a workshop to unpack, inspect, repair and test Endcap alignment parts.

This is Phase-I work.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

30	0	0	30	7	5	19	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	110	0	0	0	0	0	0	0

0	0	4.6	0	0	0	0	0	0	0

Technician  R	0	0	220	0	0	0	0	0	0	0

0	0	6.765	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	1.3	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	4.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	8	23	0	0	0	0	0	0	0

Page 129 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:41 PM

WBS Number:	3.5.3.1.1.1	Description:	Eng. Design for Alignment Staging & Test Station

Institution :	Contact:	Jim Bensinger

Engineering labor and materials needed to setup and operate the Endcap alignment staging and testing station at CERN. This

includes testers for the in-plane and global systems.

100 % of the Endcap - roughly 50 % ATLAS.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

12	0	0	12	0	5	8	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	110	0	0	0	0	0	0	0

0	0	4.6	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	1.3	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	8	5	0	0	0	0	0	0	0

Page 130 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:47 PM

WBS Number:	3.5.3.1.1.1.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

Physicist estimateBasis of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

12	0	0	12	0	5	8	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	110	0	0	0	0	0	0	0

0	0	4.6	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	1.3	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	8	5	0	0	0	0	0	0	0

Page 131 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:52 PM

WBS Number:	3.5.3.1.1.2	Description:	Commission Alignment Stage & Test Station

Institution :	Contact:	Jim Bensinger

Cost of labor and materials to commission an alignment stage and test station at CERN. Alignment components will be shipped

to CERN fully certified as being ready for installation. The work covered here is to unpack components, inspect for damage and

final check before installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

18	0	0	18	7	0	11	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	220	0	0	0	0	0	0	0

0	0	6.765	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	18	0	0	0	0	0	0	0

Page 132 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:52:58 PM

WBS Number:	3.5.3.1.1.2.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

18	0	0	18	7	0	11	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	220	0	0	0	0	0	0	0

0	0	6.765	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	18	0	0	0	0	0	0	0

Page 133 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:03 PM

WBS Number:	3.5.3.1.2	Description:	Pre-operations of Alignment Parts - Phase I

Institution :	Contact:	Jim Bensinger

This covers labor and materials to perform the pre-operations (certification) on all alignment components (in-plane, polar,

multi-point, bars and CSC components) prior to installation on the support structures.

100 % Endcap ATLAS.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

62	0	0	62	43	0	18	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	1408	0	0	0	0	0	0	0

0	0	43.296	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	11.2	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	62	0	0	0	0	0	0	0

Page 134 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:09 PM

WBS Number:	3.5.3.1.2.1	Description:	Brandeis - Phase I

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

62	0	0	62	43	0	18	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	1408	0	0	0	0	0	0	0

0	0	43.296	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	11.2	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	62	0	0	0	0	0	0	0

Page 135 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:14 PM

WBS Number:	3.5.3.1.3	Description:	Pre-operations of Alignment Parts - Phase II

Institution :	Contact:	Jim Bensinger

Covers labor and materials for pre-operations of the all alignment components following their installation on the support

structures - prior to the wheels being installed in the pit.

This WBS includes survey and adjustment of alignment components and chambers (MDT & CSC) in support structures.

100 % Endcap ATLAS - costed as 20% of all Phase II operations.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

144	0	0	144	96	0	48	0	1.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	880	880	0	0	0	0	0	0

0	0	24.992	24.992	0	0	0	0	0	0

Mechanical Engineer  R	0	0	110	110	0	0	0	0	0	0

0	0	4.6	4.6	0	0	0	0	0	0

Technician  R	0	0	600	600	0	0	0	0	0	0

0	0	18.45	18.45	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	10.0	1.2	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	12.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	77	68	0	0	0	0	0	0

Page 136 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:20 PM

WBS Number:	3.5.3.1.3.1	Description:	Brandeis - Phase II

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

144	0	0	144	96	0	48	0	1.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	880	880	0	0	0	0	0	0

0	0	24.992	24.992	0	0	0	0	0	0

Mechanical Engineer  R	0	0	110	110	0	0	0	0	0	0

0	0	4.6	4.6	0	0	0	0	0	0

Technician  R	0	0	600	600	0	0	0	0	0	0

0	0	18.45	18.45	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	10.0	1.2	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	12.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	77	68	0	0	0	0	0	0

Page 137 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:25 PM

WBS Number:	3.5.3.1.4	Description:	Pre-operations of Alignment - Phase III

Institution :	Contact:	Jim Bensinger

Pre-operations of alignment components following the installation of the support structures in the pit. This involves getting the

alignment components to function as an integral system in its final operating position.

Survey support of endcap muon system and final adjustment of components.

100 % Endcap ATLAS.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

360	0	0	360	209	0	150	0	3.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	440	440	0	0	0	0

0	0	0	0	17.697	17.697	0	0	0	0

Electrical Engineer  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	9.2	9.2	0	0	0	0

Technician  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	6.765	6.765	0	0	0	0

Gen Lab  R	0	0	0	1000	220	0	0	0	0	0

0	0	0	28.4	6.248	0	0	0	0	0

Mechanical Engineer  R	0	0	0	378	250	0	0	0	0	0

0	0	0	15.808	10.455	0	0	0	0	0

Technician  R	0	0	0	1760	880	0	0	0	0	0

0	0	0	54.12	27.06	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	15.0	15.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	6.0	2.1	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	36.0	19.3	0.0	0.0	0.0	0.0	0.0

Page 138 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:31 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	160	138	62	0	0	0	0

Page 139 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:31 PM

WBS Number:	3.5.3.1.4.1	Description:	Brandeis - Phase III

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

360	0	0	360	209	0	150	0	3.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	440	440	0	0	0	0

0	0	0	0	17.697	17.697	0	0	0	0

Electrical Engineer  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	9.2	9.2	0	0	0	0

Technician  MR	0	0	0	0	220	220	0	0	0	0

0	0	0	0	6.765	6.765	0	0	0	0

Gen Lab  R	0	0	0	1000	220	0	0	0	0	0

0	0	0	28.4	6.248	0	0	0	0	0

Mechanical Engineer  R	0	0	0	378	250	0	0	0	0	0

0	0	0	15.808	10.455	0	0	0	0	0

Technician  R	0	0	0	1760	880	0	0	0	0	0

0	0	0	54.12	27.06	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	0.0	15.0	15.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	6.0	2.1	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	36.0	19.3	0.0	0.0	0.0	0.0	0.0

Page 140 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:37 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	160	138	62	0	0	0	0

Page 141 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:37 PM

WBS Number:	3.5.3.2	Description:	Alignment System Operation (Beam On)

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

Work related to the operation of the Endcap alignment system. This WBS covers labor and materials for all components of the

system - both in-plane and global.

Physicist estimateBasis of Estimate:

100 % Endcap ATLAS.Details of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

126	0	0	126	66	0	59	0	1.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	0	176	176	176	176	176

0	0	0	0	0	6.494	6.494	6.494	6.494	6.494

Technician  R	0	0	0	0	0	220	220	220	220	220

0	0	0	0	0	6.765	6.765	6.765	6.765	6.765

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	7.0	7.0	7.0	7.0	7.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	25	25	25	25	25

Page 142 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:43 PM

WBS Number:	3.5.3.2.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

93	0	0	93	34	0	59	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	220	220	220	220	220

0	0	0	0	0	6.765	6.765	6.765	6.765	6.765

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	7.0	7.0	7.0	7.0	7.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	19	19	19	19	19

Page 143 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:48 PM

WBS Number:	3.5.3.3	Description:	Alignment System Maintenance (Beam Off)

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

Work related to the maintenance of the Endcap alignment system. This WBS covers labor and materials for all components of

the system - both in-plane and global. The cost of replacement parts is included.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

481	0	0	481	254	0	228	0	3.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	0	176	176	176	176	176

0	0	0	0	0	16.885	16.885	16.885	16.885	16.885

Grad Student  B/I	0	0	0	0	0	220	220	220	220	220

0	0	0	0	0	4.059	4.059	4.059	4.059	4.059

Post Doc  B/I	0	0	0	0	0	220	220	220	220	220

0	0	0	0	0	8.118	8.118	8.118	8.118	8.118

Technician  R	0	0	0	0	0	704	704	704	704	704

0	0	0	0	0	21.648	21.648	21.648	21.648	21.648

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	9.0	9.0	9.0	9.0	9.0

Travel  R	0.0	0.0	0.0	0.0	0.0	23.6	23.6	23.6	23.6	23.6

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	96	96	96	96	96

Page 144 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:53:54 PM

WBS Number:	3.5.3.3.1	Description:	Alignment Bars

Institution :	Contact:	Jim Bensinger

Cost of labor and materials to maintain the Endcap alignment bars.

100 % ATLAS - alignment bars only in Endcap region.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

83	0	0	83	27	0	56	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	17	17	17	17	17

Page 145 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:00 PM

WBS Number:	3.5.3.3.1.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

Physicist estimateBasis of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

83	0	0	83	27	0	56	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	17	17	17	17	17

Page 146 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:05 PM

WBS Number:	3.5.3.3.2	Description:	Proximity Monitors

Institution :	Contact:	Jim Bensinger

Cost of labor and materials to maintain the Endcap proximity monitors.

100 % ATLAS - proximity monitors of this type used in Endcap only.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

78	0	0	78	27	0	51	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	16	16	16	16	16

Page 147 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:10 PM

WBS Number:	3.5.3.3.2.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

Physicist estimateBasis of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

78	0	0	78	27	0	51	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	16	16	16	16	16

Page 148 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:16 PM

WBS Number:	3.5.3.3.3	Description:	Multi-Point System (BCAM)

Institution :	Contact:	Jim Bensinger

Cost of labor and materials to maintain the multi-point system (BCAM).

100 % ATLAS.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

98	0	0	98	27	0	71	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	20	20	20	20	20

Page 149 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:21 PM

WBS Number:	3.5.3.3.3.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

Physicist estimateBasis of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

98	0	0	98	27	0	71	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	20	20	20	20	20

Page 150 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:27 PM

WBS Number:	3.5.3.3.4	Description:	In-Plane System

Institution :	Contact:	Jim Bensinger

Cost of labor and materials to maintain the MDT in-plane alignment system.

100 % ATLAS Endcap - 20 % of ATLAS.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

78	0	0	78	27	0	51	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	16	16	16	16	16

Page 151 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:32 PM

WBS Number:	3.5.3.3.4.1	Description:	Brandeis

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

Physicist estimateBasis of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

78	0	0	78	27	0	51	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	0	176	176	176	176	176

0	0	0	0	0	5.412	5.412	5.412	5.412	5.412

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.9	5.9	5.9	5.9	5.9

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	16	16	16	16	16

Page 152 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:38 PM

WBS Number:	3.5.4	Description:	Muon Endcap Common Costs

Institution :	Contact:	F. Taylor

Cost of common items - such as chamber consumables during pre-operations and operations and engineering coordination for

Phase I through Phase IV Commissioning of US deliverables at CERN.

The US share is approximately 20 % of the ATLAS Muon System - but has 100 % responsibility for aDetails of Estimate:

number of items - such as CSC-related and endcap alignment items.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

4222	0	0	4222	1694	0	2528	0	9.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	1760	1760	1760	1760	880	880	880	880	880

0	186.173	186.173	186.173	186.173	93.086	93.086	93.086	93.086	93.086

Mechanical Engineer  MR	0	0	1760	1760	1760	0	0	0	0	0

0	0	161.35	161.35	161.35	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	5.0	5.0	5.0	5.0	2.5	2.5	2.5	2.5	2.5

Travel  B/I	0.0	30.0	30.0	30.0	30.0	15.0	15.0	15.0	15.0	15.0

Other  MR	0.0	0.0	5.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	30.0	30.0	30.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	81.3	84.6	115.4	160.8	350.7	360.6	273.1	273.1	273.1

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	319	527	562	613	481	492	409	409	409

Page 153 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:44 PM

WBS Number:	3.5.4.1	Description:	Engineering  Coordination of Endcap Muon System

Institution :	Contact:	F. Taylor

Covered is the cost of labor and materials for Engineering Coordination within the US Group and between US Endcap Group and

ATLAS Muon Group and ATLAS Technical Coordination.  Included are coordinating the design and installation of chamber

service umbilicals, location of chamber and alignment mounts on the SW, BW, EIL4 and EE support structures. During

Installation and Phase I and IV Commissioning engineering coordination will monitor schedules, logistics, manpower and costs.

Physicist estimateBasis of Estimate:

Physicist's estimate. The US-built MDT chambers comprise roughly 20% of the ATLAS MDT total - Details of Estimate:

but 100% of the MDT SW and BWs.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2094	0	0	2094	1694	0	400	0	9.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	1760	1760	1760	1760	880	880	880	880	880

0	186.173	186.173	186.173	186.173	93.086	93.086	93.086	93.086	93.086

Mechanical Engineer  MR	0	0	1760	1760	1760	0	0	0	0	0

0	0	161.35	161.35	161.35	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	5.0	5.0	5.0	5.0	2.5	2.5	2.5	2.5	2.5

Travel  B/I	0.0	30.0	30.0	30.0	30.0	15.0	15.0	15.0	15.0	15.0

Other  MR	0.0	0.0	5.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	30.0	30.0	30.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	228	432	432	432	114	114	114	114	114

Page 154 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:49 PM

WBS Number:	3.5.4.1.1	Description:	Engineering Coordination - BNL

Institution :	BNL-muon	Contact:	F. Taylor

Cost of labor and materials to perform the Engineering Coordination of US deliverables during installation, Phase I through

Phase IV Commissioning.

U.S. ATLAS % share of activity:	50.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2094	0	0	2094	1694	0	400	0	9.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	1760	1760	1760	1760	880	880	880	880	880

0	186.173	186.173	186.173	186.173	93.086	93.086	93.086	93.086	93.086

Mechanical Engineer  MR	0	0	1760	1760	1760	0	0	0	0	0

0	0	161.35	161.35	161.35	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	5.0	5.0	5.0	5.0	2.5	2.5	2.5	2.5	2.5

Travel  B/I	0.0	30.0	30.0	30.0	30.0	15.0	15.0	15.0	15.0	15.0

Other  MR	0.0	0.0	5.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	30.0	30.0	30.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 155 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:55 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	228	432	432	432	114	114	114	114	114

Page 156 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:54:55 PM

WBS Number:	3.5.4.2	Description:	Muon Endcap Common Cost Operations

Institution :	Contact:	Bing Zhou

Labor and materials for common items needed to operate the Endcap Muon system. Under 'materials' are included items such

consumables - chamber gas, cooling water and dry nitrogen. Also included are costs of communication (telephone), office

supplies such as paper, notebooks, computers and associated supplies.

Physicist estimateBasis of Estimate:

Funds put in Composit U. for both pre-operations and operations. The cost of 'consumables' is at a Details of Estimate:

ATLAS-CERN -- ATLAS-US negotiated rate.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2128	0	0	2128	0	0	2128	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	81.3	84.6	115.4	160.8	350.7	360.6	273.1	273.1	273.1

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	91	95	130	181	367	378	295	295	295

Page 157 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:00 PM

WBS Number:	3.5.4.2.1	Description:	MDT Operations Common Costs-Michigan

Institution :	U. of Michigan	Contact:	Bing Zhou

Cost of gas and other consumables needed to operate the US portion of the MDT chamber system.

U.S. ATLAS % share of activity:	20.30%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

663	0	0	663	0	0	663	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	38.1	38.1	52.0	72.4	48.0	52.3	75.0	75.0	75.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	48	48	66	91	60	66	95	95	95

Page 158 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:06 PM

WBS Number:	3.5.4.2.2	Description:	CSC-related Common Items-BNL

Institution :	BNL-muon	Contact:	Vinnie Polychronakos

Cost of consumables - such as gas needed to operate the CSC chamber system

CSC costs computed by 10% negotiated rate.Details of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

150	0	0	150	0	0	150	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	4.2	5.8	8.0	27.5	28.0	19.4	19.4	19.4

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	5	7	9	31	32	22	22	22

Page 159 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:11 PM

WBS Number:	3.5.4.2.3	Description:	M&O(B) Common Cost - MIT

Institution :	Massachusette Institute of Technology	Contact:	Frank Taylor

Cost of materials to cover negotiated M&O(B). Cost of US share of operations, electronics pool, gas, phones, etc. Funding

handled through MIT.

U.S. ATLAS % share of activity:	20.30%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1315	0	0	1315	0	0	1315	0	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	43.2	42.3	57.6	80.4	275.2	280.3	178.7	178.7	178.7

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	43	42	58	80	275	280	179	179	179

Page 160 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:16 PM

WBS Number:	3.5.4.2.4	Description:	C&I(B) Common Cost - MIT

Institution :	Massachusette Institute of Technology	Contact:	Bing Zhou

Cost of C&I(B) negotiated rate - payment to CERN. Covers survey, tools for transportation, US share of gas for pre-operations,

phones. Funds handled through MIT.

U.S. ATLAS % share of activity:	20.30%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 161 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:22 PM

WBS Number:	3.5.5	Description:	Monitoring & Calibration

Institution :	Contact:	Bing  Zhou

Cost of labor and materials for monitoring and calibration of US portion of Endcap Muon system. This WBS includes costs of

both Beam ON and Beam OFF  operations of the M&C Systems. No distinction is made between these two types of operations

since gas purity, etc. must be maintained in steady-state at all times. Included is the cost of test beams at CERN, used to

establish detector calibration and monitoring parameters.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1484	0	0	1484	854	46	584	0	11.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	880	0	0	0	0	0	0	0	0

0	61.6	0	0	0	0	0	0	0	0

Post Doc  B/I	0	880	0	0	880	1100	1100	1100	1100	1100

0	26.4	0	0	28.193	34.793	34.793	34.793	34.793	34.793

Sr Research Scientist  B/I	0	884	0	0	0	0	0	0	0	0

0	74.991	0	0	0	0	0	0	0	0

Computer Professional  R	0	1760	0	0	0	1762	1762	1762	1762	1762

0	79.2	0	0	0	81.217	81.217	81.217	81.217	81.217

Electrical Engineer  R	0	500	0	0	0	0	0	0	0	0

0	19.196	0	0	0	0	0	0	0	0

Technician  R	0	630	0	0	0	0	0	0	0	0

0	30.235	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	3.4	0.0	0.0	14.0	4.0	4.0	4.0	4.0	4.0

Travel  B/I	0.0	25.0	0.0	0.0	21.3	30.0	30.0	30.0	30.0	30.0

Other  R	0.0	14.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0

Travel  R	0.0	44.0	0.0	0.0	0.0	30.0	30.0	30.0	30.0	30.0

Page 162 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:27 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	397	0	0	70	203	203	203	203	203

Page 163 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:28 PM

WBS Number:	3.5.5.1	Description:	Monitoring and Calibration Beam On and Beam Off

Institution :	Contact:	Bing Zhou

Labor and materials for operations of the Muon Endcap monitoring and calibration systems for MDT, CSC and alignment

components. Also included are costs associated with operating the B and T sensors.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1087	0	0	1087	608	0	479	0	8.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	880	1100	1100	1100	1100	1100

0	0	0	0	28.193	34.793	34.793	34.793	34.793	34.793

Computer Professional  R	0	0	0	0	0	1762	1762	1762	1762	1762

0	0	0	0	0	81.217	81.217	81.217	81.217	81.217

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	14.0	4.0	4.0	4.0	4.0	4.0

Travel  B/I	0.0	0.0	0.0	0.0	21.3	30.0	30.0	30.0	30.0	30.0

Other  R	0.0	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0

Travel  R	0.0	0.0	0.0	0.0	0.0	30.0	30.0	30.0	30.0	30.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	70	203	203	203	203	203

Page 164 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:33 PM

WBS Number:	3.5.5.1.1	Description:	MDT M&C System

Institution :	Contact:	Bing Zhou

Labor and materials for operation of the MDT monitoring and calibration systems. Monitoring the gas purity involves a gas

chromatograph and gas flow monitoring systems.

US share is 20 % of ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

467	0	0	467	293	0	175	0	3.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	440	440	440	440	440

0	0	0	0	6.6	13.2	13.2	13.2	13.2	13.2

Computer Professional  R	0	0	0	0	0	880	880	880	880	880

0	0	0	0	0	44	44	44	44	44

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	2.5	1.0	1.0	1.0	1.0	1.0

Travel  B/I	0.0	0.0	0.0	0.0	3.8	7.5	7.5	7.5	7.5	7.5

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0

Travel  R	0.0	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	14	91	91	91	91	91

Page 165 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:39 PM

WBS Number:	3.5.5.1.1.1	Description:	MDT Monitoring and Calibration - Michigan

Institution :	U. of Michigan	Contact:	Bing Zhou

Cost of labor and materials to operate and maintain the M&C system of the MDT chambers.

Physicist estimateBasis of Estimate:

US share is about 20 % of ATLAS total.Details of Estimate:

U.S. ATLAS % share of activity:	20.30%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

467	0	0	467	293	0	175	0	3.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	440	440	440	440	440

0	0	0	0	6.6	13.2	13.2	13.2	13.2	13.2

Computer Professional  R	0	0	0	0	0	880	880	880	880	880

0	0	0	0	0	44	44	44	44	44

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	2.5	1.0	1.0	1.0	1.0	1.0

Travel  B/I	0.0	0.0	0.0	0.0	3.8	7.5	7.5	7.5	7.5	7.5

Other  R	0.0	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0

Travel  R	0.0	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 166 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:44 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	14	91	91	91	91	91

Page 167 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:45 PM

WBS Number:	3.5.5.1.2	Description:	CSC M&C System

Institution :	Contact:	V. Polychronakos

Labor and materials for operation of the CSC monitoring and calibration system. This involves setting up instrumentation to

monitor the quality of gas (gas chromatograph) and flow meters.

100 % of ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

213	0	0	213	111	0	102	0	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220

0	0	0	0	6.875	6.875	6.875	6.875	6.875	6.875

Computer Professional  R	0	0	0	0	0	300	300	300	300	300

0	0	0	0	0	13.875	13.875	13.875	13.875	13.875

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	1.5	1.0	1.0	1.0	1.0	1.0

Travel  B/I	0.0	0.0	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	18	39	39	39	39	39

Page 168 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:50 PM

WBS Number:	3.5.5.1.2.1	Description:	CSC M&C System Operation - BNL & UCI Muon

Institution :	U. of California, Irvine-Muon	Contact:	V. Polychronakos

Cost of labor and materials for operating and maintaining the CSC Monitoring and Calibration system.

Physicist estimateBasis of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

213	0	0	213	111	0	102	0	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220

0	0	0	0	6.875	6.875	6.875	6.875	6.875	6.875

Computer Professional  R	0	0	0	0	0	300	300	300	300	300

0	0	0	0	0	13.875	13.875	13.875	13.875	13.875

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	1.5	1.0	1.0	1.0	1.0	1.0

Travel  B/I	0.0	0.0	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 169 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:56 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	18	39	39	39	39	39

Page 170 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:55:56 PM

WBS Number:	3.5.5.1.3	Description:	Alignment M&C System

Institution :	Contact:	Jim Bensinger

Labor and materials for pre-operations of the Alignment monitoring and calibration systems.

100 % ATLAS Endcaps - 50 % ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

225	0	0	225	105	0	120	0	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220

0	0	0	0	8.118	8.118	8.118	8.118	8.118	8.118

Computer Professional  R	0	0	0	0	0	282	282	282	282	282

0	0	0	0	0	11.342	11.342	11.342	11.342	11.342

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	1.0	1.0	1.0	1.0	1.0

Travel  B/I	0.0	0.0	0.0	0.0	5.0	7.5	7.5	7.5	7.5	7.5

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	21	41	41	41	41	41

Page 171 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:02 PM

WBS Number:	3.5.5.1.3.1	Description:	Alignment M&C System - Brandeis

Institution :	Brandeis Univesity	Contact:	Jim Bensinger

Cost of labor and materials for operating and maintaining the Alignment Monitoring and Calibration system.

The US is responsible for 100% of the global endcap alignment system.Details of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

225	0	0	225	105	0	120	0	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220

0	0	0	0	8.118	8.118	8.118	8.118	8.118	8.118

Computer Professional  R	0	0	0	0	0	282	282	282	282	282

0	0	0	0	0	11.342	11.342	11.342	11.342	11.342

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	1.0	1.0	1.0	1.0	1.0

Travel  B/I	0.0	0.0	0.0	0.0	5.0	7.5	7.5	7.5	7.5	7.5

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 172 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:07 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	21	41	41	41	41	41

Page 173 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:07 PM

WBS Number:	3.5.5.1.4	Description:	Environmental Sensors M&C System

Institution :	Contact:	Bing Zhou

Labor and materials for pre-operations of the environmental monitoring and calibration systems - such as the B and T sensors.

20 % ATLAS total - 56 % of Endcap.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

182	0	0	182	100	0	83	0	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220

0	0	0	0	6.6	6.6	6.6	6.6	6.6	6.6

Computer Professional  R	0	0	0	0	0	300	300	300	300	300

0	0	0	0	0	12	12	12	12	12

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	1.0	1.0	1.0	1.0	1.0

Travel  B/I	0.0	0.0	0.0	0.0	5.0	7.5	7.5	7.5	7.5	7.5

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	17	33	33	33	33	33

Page 174 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:13 PM

WBS Number:	3.5.5.1.4.1	Description:	Environmental Sensor operation - Tufts

Institution :	Tufts U.	Contact:	Bing Zhou

Cost of labor and materials to operate and maintain Environmental Sensors - with personnel from Composite University

U.S. ATLAS % share of activity:	20.50%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

182	0	0	182	100	0	83	0	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	220	220	220	220	220	220

0	0	0	0	6.6	6.6	6.6	6.6	6.6	6.6

Computer Professional  R	0	0	0	0	0	300	300	300	300	300

0	0	0	0	0	12	12	12	12	12

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	1.0	1.0	1.0	1.0	1.0

Travel  B/I	0.0	0.0	0.0	0.0	5.0	7.5	7.5	7.5	7.5	7.5

Other  R	0.0	0.0	0.0	0.0	0.0	1.0	1.0	1.0	1.0	1.0

Travel  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	17	33	33	33	33	33

Page 175 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:19 PM

Page 176 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:19 PM

WBS Number:	3.5.5.2	Description:	Muon Test Beams

Institution :	Contact:	Bing Zhou

Costs of materials and labor to ship chambers to CERN and install and operate them in test beams. The WBS covers the

operating expenses for the H8 and X5 test beam work at CERN and the so-call 'beam tax' that each institute must pay for Muon

Subsystem use of these facilities. The calibration data from these beams are essential to the validation of the CSC and MDT

chamber resolutions with the integration of the precision alignment system.

20 % ATLAS total.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

397	0	0	397	246	46	105	0	3.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	880	0	0	0	0	0	0	0	0

0	61.6	0	0	0	0	0	0	0	0

Post Doc  B/I	0	880	0	0	0	0	0	0	0	0

0	26.4	0	0	0	0	0	0	0	0

Sr Research Scientist  B/I	0	884	0	0	0	0	0	0	0	0

0	74.991	0	0	0	0	0	0	0	0

Computer Professional  R	0	1760	0	0	0	0	0	0	0	0

0	79.2	0	0	0	0	0	0	0	0

Electrical Engineer  R	0	500	0	0	0	0	0	0	0	0

0	19.196	0	0	0	0	0	0	0	0

Technician  R	0	630	0	0	0	0	0	0	0	0

0	30.235	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	3.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  B/I	0.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	14.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	44.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 177 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:24 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	397	0	0	0	0	0	0	0	0

Page 178 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:25 PM

WBS Number:	3.5.5.2.1	Description:	Muon Test Beam Support -  Michigan

Institution :	U. of Michigan	Contact:	Bing Zhou

Labor and materials to cover test beam related expenses at University of Michigan.

Physicist estimateBasis of Estimate:

Work at H8 - coordinated by Michigan group + CERN fee for using the CERN test beams.Details of Estimate:

U.S. ATLAS % share of activity:	50.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

206	0	0	206	129	46	30	0	1.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	880	0	0	0	0	0	0	0	0

0	61.6	0	0	0	0	0	0	0	0

Post Doc  B/I	0	880	0	0	0	0	0	0	0	0

0	26.4	0	0	0	0	0	0	0	0

Sr Research Scientist  B/I	0	590	0	0	0	0	0	0	0	0

0	41.3	0	0	0	0	0	0	0	0

Computer Professional  R	0	880	0	0	0	0	0	0	0	0

0	44	0	0	0	0	0	0	0	0

Technician  R	0	110	0	0	0	0	0	0	0	0

0	2.077	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 179 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:30 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	206	0	0	0	0	0	0	0	0

Page 180 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:30 PM

WBS Number:	3.5.5.2.2	Description:	Muon Test Beam Support - BNL

Institution :	BNL-muon	Contact:	V. Polychronakos

Labor and materials to cover test beam expenses of the CSC system of BNL personnel at CERN.

Work conducted at X5 beam at CERN.Details of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

97	0	0	97	57	0	40	0	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Sr Research Scientist  B/I	0	294	0	0	0	0	0	0	0	0

0	33.691	0	0	0	0	0	0	0	0

Electrical Engineer  R	0	60	0	0	0	0	0	0	0	0

0	5.501	0	0	0	0	0	0	0	0

Technician  R	0	300	0	0	0	0	0	0	0	0

0	17.983	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	3.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  B/I	0.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 181 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:36 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	97	0	0	0	0	0	0	0	0

Page 182 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:36 PM

WBS Number:	3.5.5.2.3	Description:	Muon Test Beam Support - Seattle

Institution :	University of Washington	Contact:	Paul Mockett

Cost of labor, travel and materials to support Seattle personnel to work on H8 Test Beam at CERN

Physicist estimateBasis of Estimate:

PhysicistDetails of Estimate:

U.S. ATLAS % share of activity:	50.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

26	0	0	26	14	0	13	0	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	440	0	0	0	0	0	0	0	0

0	13.695	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	7.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	26	0	0	0	0	0	0	0	0

Page 183 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:42 PM

WBS Number:	3.5.5.2.4	Description:	Muon Test Beam UCI

Institution :	U. of California, Irvine-Muon	Contact:	Andy Lankford

Cost of labor and materials for support of UCI engineering and technicians for H8/X5 test beam work.

Physicist estimateBasis of Estimate:

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

17	0	0	17	10	0	7	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	220	0	0	0	0	0	0	0	0

0	10.175	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	1.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	17	0	0	0	0	0	0	0	0

Page 184 of 185

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:56:47 PM

WBS Number:	3.5.5.2.5	Description:	Muon Test Beam - Tufts

Institution :	Tufts U.	Contact:	Krzysztof Sliwa

Cost of labor and materials for computer professional to participate and analyze H8 test beam data

U.S. ATLAS % share of activity:	50.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

50	0	0	50	35	0	15	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	880	0	0	0	0	0	0	0	0

0	35.2	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	50	0	0	0	0	0	0	0	0

Page 185 of 185