IN-SERVICE REVIEW (ISR)

CHECKLIST TEMPLATE

VERSION 2.0 – JULY 2003

|  | HOW TO COMPLETE ISR CHECKLIST TEMPLATE |
| --- | --- |
| HEADER |  |
| Product | Insert the name of the product here. |
| Current as of: | Insert the date of the baselined ISR checklist or the most recent status review. |
| Version: | Insert the applicable version of the baselined ISR checklist. |
| COLUMN HEADINGS |  |
| No. | A unique number that identifies each question by its applicable section. |
| Question | The question that must be considered for product applicability. |
| Subject Matter Expert | The recommended office to be contacted to provide expertise and additional information about the question’s intent. |
| Response | Mark the appropriate response, using approved final Requirements Document as basis for response. |
| Yes | A “yes” response indicates that the question (requirement) is applicable to the product and has been accomplished. |
| No | A “no” response indicates that the question (requirement) is applicable to the product but has not been accomplished. |
| N/A | A “N/A” response indicates that the question (requirement) is not applicable to the product. |
| Point of Contact | Insert the name and office of the individual who provided the response to the question. |
| Issue | If response to question is “No,” input is required. Describe the issue(s). |
| Action Plan | If response to question is “No,” input is required. Describe the action(s) needed and the criteria to be met to resolve the issue. |
| Action Office | Insert the name and office of the individual who is assigned to complete the action. |
| Due Date | Insert the date for completing action plan. |
| Risk Level | Assign risk level: H = High; M = Medium; L = Low. |
| Status | Indicate whether the action is open or closed. Insert “O” for open action; insert “C” for closed action. |
| Remarks | Record information to clarify/explain response to question, issue(s), action plan(s), due date, and status. Record the progress of completing action(s). |

TABLE OF CONTENTS

- BACKGROUND ……………………………………………………………………………………………….1

- OPERATIONAL CONCEPT …………………………………………………………………………………1

2.1	OPERATIONS …………………………………………………………………………………………………1

  - MAINTENANCE ………………………………………………………………………………………………1

  - QUANTITIES AND LOCATION……………………………………………………………………………..2

  - SCHEDULE CONSTRAINTS…………………………………………………………………………………2

- TECHNICAL PERFORMANCE REQUIREMENTS (Reserved)  …………………………………………3

- PHYSICAL INTEGRATION………………………………………………………………………………….3

4.1	REAL PROPERTY …………………………………………………………………………………………….3

  - RESERVED……………………………………………………………………………………………………..4

  - ENVIRONMENTAL …………………………………………………………………………………………..4

  - ENERGY CONSERVATION …………………………………………………………………………………5

  - HEATING, VENTILATION, AIR-CONDITIONING ………………………………………………………6

  - GROUNDING, BONDING, SHIELDING, AND LIGHTNING PROTECTION ………………………...  6

  - CABLES ………………………………………………………………………………………………………...6

  - HAZARDOUS MATERIALS ………………………………………………………………………………… 7

  - POWER SYSTEMS AND COMMERCIAL POWER ……………………………………………………… 8

  - TELECOMMUNICATIONS …………………………………………………………………………………  9

  - SPECIAL CONSIDERATIONS ………………………………………………………………………………10

- FUNCTIONAL INTEGRATION …………………………………………………………………………….. 11

5.1	INTEGRATION WITH OTHER NAS (AND NON-NAS) ELEMENTS ………………………………….. 11

  - SOFTWARE INTEGRATION ……………………………………………………………………………….. 13

  - SPECTRUM MANAGEMENT ………………………………………………………………………………. 16

  - STANDARDIZATION … …………………………………………………………………………………….. 16

TABLE OF CONTENTS

- HUMAN INTEGRATION …………………………………………………………………………………… 17

  - HUMAN/PRODUCT INTERFACE …………………………………………………………………………. 17

  - EMPLOYEE SAFETY AND HEALTH  ……………………………………………………………………. 18

  - SPECIALIZED SKILLS AND CAPABILITIES……………………………………………………………. 19

- SECURITY …………………………………………………………………………………………………….. 20

7.1	PHYSICAL SECURITY ……………………………………………………………………………………… 20

7.2	INFORMATION SECURITY ………………………………………………………………………….. . . . . .22

  - PERSONNEL SECURITY ……………………………………………………………………. . . . . . . . . . . .   23

- IN-SERVICE SUPPORT ……………………………………………………………………………………… 24

8.1	STAFFING ……………………………………………………………………………………………………..  24

8.2	SUPPLY SUPPORT …………………………………………………………………………………………… 25

8.3	SUPPORT EQUIPMENT ……………………………………………………………………………………... 27

8.4	TECHNICAL DATA  ………………………………………………………………………………………….. 27

8.5	TRAINING AND TRAINING SUPPORT …………………………………………………………………… 28

  - FIRST AND SECOND LEVEL REPAIR …………………………………………………………………….  30

  - PACKAGING, HANDLING, STORAGE, AND TRANSPORTATION …………………………………..   32

- TEST AND EVALUATION  ………………………………………………………………………………….  32

- IMPLEMENTATION AND TRANSITION ………………………………………………………………… 35

- QUALITY ASSURANCE …………………………………………………………………………………….. 38

- CONFIGURATION MANAGEMENT ……………………………………………………………………… 39

- IN-SERVICE MANAGEMENT ……………………………………………………………………………… 42

- SYSTEMS SAFETY MANAGEMENT ……………………………………………………………………… 43

| No. | Question | Subject Matter Expert | Response | Point of Contact | Issue | Action Plan | Action Office | Due Date | Risk Level | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Yes | No | N/A |  |  |  |  |  |  |  |  |
| 1.0 | BACKGROUND |  |  |  |  |  |  |  |  |  |  |  |  |
| 1.1 | Is there an approved Mission Need Statement (MNS)? | ARQ-300 ACM-5 |  |  |  |  |  |  |  |  |  |  |  |
| 1.2 | Is there an initial Requirements Document (iRD)? | ARQ-300 ACM-5 |  |  |  |  |  |  |  |  |  |  |  |
| 1.3 | Is there an approved final Requirements Document (fRD)? | ARQ-300 ACM-5 |  |  |  |  |  |  |  |  |  |  |  |
| 1.4 | Is there an approved Acquisition Program Baseline (APB)? | ASD-400 ACM-5 |  |  |  |  |  |  |  |  |  |  |  |
| 1.5 | Is there an approved Investment Analysis Report (IAR)? | ASD-400 |  |  |  |  |  |  |  |  |  |  |  |
| 1.6 | Is there an approved Acquisition Strategy Paper (ASP)? | ASU-120 ACM-5 |  |  |  |  |  |  |  |  |  |  |  |
| 1.7 | Is there an approved Integrated Program Plan (IPP)? | ASU-120 ACM-5 |  |  |  |  |  |  |  |  |  |  |  |
| 1.8 | Has the In-Service Decision authority been designated? | ACM-5 AOP-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 2.0 | OPERATIONAL CONCEPT |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1 | Operations |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.1.1 | Has the product life cycle been established? | ASD-400 |  |  |  |  |  |  |  |  |  |  |  |
| 2.1.2 | Has the economic service life been determined? | ASD-400 |  |  |  |  |  |  |  |  |  |  |  |
| 2.1.3 | Is there an approved Operations Concept document? | ASD-100 |  |  |  |  |  |  |  |  |  |  |  |
| 2.2 | Maintenance |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.2.1 | Is there an approved maintenance concept? | AOP-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 2.2.2 | Does the product meet the maintainability requirements of FAA Order 6000.30, Policy for Maintenance of the National Airspace System? | AOP-300 |  |  |  |  |  |  |  |  |  |  |  |
| 2.2.3 | Does the product meet the requirements of FAA Order 6000.53, Remote Monitoring Maintenance Interfaces? | AOP-30 |  |  |  |  |  |  |  |  |  |  |  |
| 2.2.4 | Have remote maintenance monitoring system (RMMS) issues been resolved IAW FAA Order 6090.1, NAS Managed Subsystems Development and Implementation; and Interface Control Document NAS-IC-51070000-2, NAS Infrastructure Management System Manager/Managed Subsystem Agent using the Simple Network Management Protocol Version 3 (SNMPv3)? | AOP-30 |  |  |  |  |  |  |  |  |  |  |  |
| 2.3 | Quantities and Location |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.3.1 | Has AOP-200 been provided with functional description, physical description, quantities, and location to assign the facility alpha and identifier codes? | AOP-200 |  |  |  |  |  |  |  |  |  |  |  |
| 2.4 | Schedule Constraints |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.4.1 | Are critical long-lead items identified? | ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 2.4.2 | Have all critical schedule risks identified by the schedule risk analysis been resolved? | ASD-400 |  |  |  |  |  |  |  |  |  |  |  |
| 2.4.3 | Are contractor production/ delivery rates consistent with contractual delivery schedules? | ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 2.4.4 | Is there an accurate delivery schedule showing facility alpha and identifier codes IAW FAA Order 6030.45, Facility Reference Data File? | AOP-200 ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 2.4.5 | Have schedule requirements for site preparation been coordinated? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 2.4.6 | Has approval been obtained to authorize delivery before the In-Service Decision? See AMS 2.5.4. | AOP-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 3.0 | TECHNICAL PERFORMANCE REQUIREMENTS (RESERVED) |  |  |  |  |  |  |  |  |  |  |  | . |
| 4.0 | PHYSICAL INTEGRATION |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.1 | REAL PROPERTY |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.1.1 | Have all facility leases, licenses and easements been obtained? | AXX-50 ASU-140 |  |  |  |  |  |  |  |  |  |  |  |
| 4.1.2 | Has new construction been planned and/or completed and beneficial occupancy date been established? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 4.1.3 | Is there adequate space for documentation, tapes, other mass storage magnetic media, and/or firmware, and spares/working material? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 4.1.4 | Does the new product installation permit sufficient aisle access for new equipment and/or work stations? | AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 4.1.5 | Does the new product provide sufficient access space for performance of maintenance activities? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 4.1.6 | Have ancillary space requirements been identified? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 4.2 | RESERVED |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.3 | ENVIRONMENTAL |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.3.1 | Have installation safety and environmental requirements been identified, verified and incorporated into the standard facility and site-specific drawings (including more stringent state requirements)? | AEE-200 AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 4.3.2 | Has facility environmental support software been updated to address building modifications? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 4.3.3 | Have the required environmental impact procedures been applied IAW FAA Order 1050.1, Policy and Procedures for Considering Environmental Impacts? | AEE-200 AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 4.3.4 | Has an Environmental Due Diligence Audit (EDDA) been established for leases IAW FAA Order 1050.19, Environmental Due Diligence Audits in the Conduct of FAA Real Property Transactions? | AEE-200 AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 4.4 | ENERGY CONSERVATION |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.4.1 | Has off-grid power utilizing renewable and non-polluting energy sources been considered for the site? | AEE-200 AFZ-800 AOS-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 4.4.2 | Is the construction of a new facility or addition to an existing facility for the product IAW FAA-C-1217, Interior Work Specification, FAA Order 1035.1, Energy Efficient Products, and 10 CFR 435, Energy Efficiency Standards in New Construction and Major Modifications? | AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 4.4.3 | Have energy-efficiency and “greening” requirements been defined, verified and incorporated into the standard facility and site specifications per Executive Order 13123? | AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 4.4.4 | Will an installation affect measurement and verification of energy savings on an energy efficiency product? | AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 4.4.5 | Have building performance characteristics been checked to see if the building qualifies for Energy Star Building Certification? | AEE-200 AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 4.4.6 | Has alternative financing for energy efficiency been considered as a source of funds? | AEE-200 |  |  |  |  |  |  |  |  |  |  |  |
| 4.5 | HEATING, VENTILATION, AIR-CONDITIONING |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.5.1 | Have ancillary requirements for adequate space, power, and heating, ventilation, and air conditioning (HVAC) been identified? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 4.6 | GROUNDING, BONDING, SHIELDING AND LIGHTNING PROTECTION |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.6.1 | Does the facility meet the requirements of FAA-STD-19, Lightning Protection, Grounding, Bonding, and Shielding Requirements for Facilities, and FAA-STD-20, Transient Protection, Grounding, Bonding, and Shielding for Equipment? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 4.7 | CABLES |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.7.1 | Has cabling routing been defined and verified for compatibility with facility capabilities? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 4.7.2 | Have requirements been defined for use of existing cable trays versus new cable trays? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 4.7.3 | Have minimum/maximum distances between physically interfaced equipment components been defined? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 4.7.4 | Have the types of cable to be used been identified? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 4.8 | HAZARDOUS MATERIALS |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.8.1 | Have the excess/surplus/ hazardous materials been removed and disposed of IAW FAA Order 4800.2; FAA Order 1050.10, Prevention, Control, and Abatement of Environmental Pollution at FAA Facilities; FAA Order 1050.14, Polychlorinated Biphenyls (PCBs) in the NAS; and FAA Order 1050.18, Chlorofluorocarbons and Halon Use at FAA Facilities? | AFZ-500 AFZ-800 AEE-200 |  |  |  |  |  |  |  |  |  |  |  |
| 4.8.2 | Does the disposal plan address the identification, handling, storage, and disposal of hazardous materials? | AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 4.8.3 | If the product may potentially contain asbestos material, has an asbestos work permit been completed? | AEE-200 |  |  |  |  |  |  |  |  |  |  |  |
| 4.8.4 | If the product contains asbestos containing material, has the facility’s asbestos contingency plan and the facility’s site specific O&M plan been reviewed? | AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 4.9 | POWER SYSTEMS AND COMMERCIAL POWER |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.9.1 | Have all power system requirements and issues been addressed for the new product? | AOS-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 4.9.2 | Is the facility power compliant with the availability requirements allocated in the requirement document and/or the system specification? | AOS-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 4.9.3 | Does the product meet the requirements of FAA Order 6950.2, Electrical Power Policy Implementation at NAS Facilities? | AOS-1000 ANI |  |  |  |  |  |  |  |  |  |  |  |
| 4.9.4 | Have utility services been identified for the product? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 4.9.5 | Has a short circuit analysis and protective device coordination study been prepared for the applicable facility power system and coordinated IAW FAA Order 6950.27, Short Circuit Analysis and Protective Device Coordination? | AOS-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 4.9.6 | Has there been an analysis of how the new subsystem will impact the facility energy/power load profile? | AOS-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 4.9.7 | If it has been determined that the new subsystem will have a substantial adverse affect on building energy/power performance and cost, have alternatives to operation/ components/other design criteria been considered? | AOS-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 4.9.8 | Has the contractor been furnished specifications, which define the capabilities and limitations of the existing facility power system? | AOS-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 4.9.9 | Will the system or equipment require connection to the critical or essential bus? If yes, has an NCP been approved to allow connection to the appropriate power source? | AOS-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 4.10 | TELECOMMUNICATIONS |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.10.1 | Have the telecommunications requirements been identified? | AOS-900 |  |  |  |  |  |  |  |  |  |  |  |
| 4.10.2 | Does the NAS telecommunications system satisfy the product requirements? | AOS-900 |  |  |  |  |  |  |  |  |  |  |  |
| 4.10.3 | Are standard levels and/or protocols implemented and are they compatible with FAA telecommunications equipment IAW FAA-STD-029, Selection of Telecommunication Standards? | AOS-700 |  |  |  |  |  |  |  |  |  |  |  |
| 4.10.4 | Have the requirements been incorporated into the Future NAS Telecommunications Plan (Fuchsia Book) and have the costs of telecommunication circuits and equipment been budgeted? | AOS-900 |  |  |  |  |  |  |  |  |  |  |  |
| 4.10.5 | Has a telecommunications cutover plan been developed? | AOS-700 |  |  |  |  |  |  |  |  |  |  |  |
| 4.10.6 | Have communications service requests been submitted 12 months prior to delivery to the OT&E site? | AOS-900 |  |  |  |  |  |  |  |  |  |  |  |
| 4.10.7 | Have Telecommunication Service Request (TSR) lead times been included in project schedules? | AOS-700 |  |  |  |  |  |  |  |  |  |  |  |
| 4.11 | SPECIAL CONSIDERATIONS |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.11.1 | Does the solicitation and/or contract identify the contractor’s responsibility to install equipment IAW Federal Emergency Management Administration (FEMA) Handbook 224, ICSSC RP-4, and FAA guidance for seismic safety? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 4.11.2 | Has Government-furnished material/information been provided to the contractor? | ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 4.11.3 | If the product requires construction/installation on an airport, is the contractor in compliance with FAA Advisory Circular No. 150/5370-2, Operational Safety on Airports During Construction? | ANI ARP |  |  |  |  |  |  |  |  |  |  |  |
| 4.11.4 | Have facility modifications to interface between the product and the facility plan been completed? | ANI AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 4.11.5 | Have site peculiar issues (i.e., road, access agreement, etc.) that may impact deliveries later in the program been resolved? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 4.11.6 | Have building/facility resources for product support been planned for (e.g., Technical Support Services Contract, William J. Hughes Technical Center, FAALC, and site SW maintenance control, etc.)? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 5.0 | FUNCTIONAL INTEGRATION |  |  |  |  |  |  |  |  |  |  |  |  |
| 5.1 | Integration with other NAS (and Non-NAS) Elements |  |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.1 | Are all interfaces planned for, installed and checked out? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.2 | Are interim operating procedures established for unavailable interfaces? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.3 | Have required transition switches (e.g., HW, SW, FW) been installed? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.4 | Have modifications (i.e. power, HVAC, black box) to the flight check aircraft been completed? | AVN |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.5 | Have instrument flight procedures been developed? | AVN |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.6 | Are changes to flight procedures required? | AFS-400 |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.7 | Is new flight inspection equipment required? If so, has it been identified to AVN? | AVN |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.8 | Have commissioning flight inspections been planned? Conducted? | AVN |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.9 | Has the project priority been identified? | AVN |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.10 | Have site-specific flight inspection procedures and techniques been developed? | AVN |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.11 | Are interdependencies with other NAS products identified and incorporated into project schedules and plans? | ASD-100 |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.12 | Have applicable Interface Requirements Documents (IRD) or Interface Control Documents (ICD) been approved/baselined? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.13 | Will product require rulemaking changes? | ARM-100 |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.14 | If product has an aircraft avionics component, has the required certification been obtained? | AIR-130 |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.15 | If product requires aircraft avionics, has the transition plan and necessary rulemaking been accomplished? | AFS-400 AIR-130 |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.16 | If product requires aircraft avionics, are flight standards training courses available? | AFS-400 |  |  |  |  |  |  |  |  |  |  |  |
| 5.1.17 | If the new product interfaces to an existing NAS product, is the specification for that interface in compliance with NAS-SS-1000, NAS System Specification, as well as the product specification (baseline) for the existing NAS system? | ASD-100 |  |  |  |  |  |  |  |  |  |  |  |
| 5.2 | Software Integration |  |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.1 | Have the software (SW) and firmware (FW) sources been established for life-cycle support? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.2 | Has SW transition plan been developed to transfer SW maintenance responsibility to AOS? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.3 | Have development and follow- on support systems (i.e., compilers, operating systems, PCs, in-circuit emulators, test source code, PROM burners, etc) been procured and delivered? Have hand-off procedures been established? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.4 | Have the SW support requirements been identified and verified, and has support been acquired IAW FAA Order 4630.9, FAA Computer Software Quality Program Requirements? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.5 | If Programmable Arrays Logic (PAL) or similar one-time programmable devices are used, has documentation (i.e., Boolean expressions, fuse link maps, state or timing diagrams, sources files, etc.) been provided to support organizations? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.6 | Has development documentation (i.e., SW development folders, engineering notebooks, test SW/FW, capacity scenarios, etc.) been provided? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.7 | Have support organizations evaluated or accepted life-cycle support products (i.e., PROM burners, system support SW/equipment, operating systems, tester SW, etc.)? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.8 | Has all required media (i.e., tapes, disks, ROMs, EPROMs, PALs, listings, etc.) been identified and provided? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.9 | Has life-cycle support documentation (i.e., Computer Program Functional Specification, cross-reference listing, global or local equates, sub-system design, table design, etc.) been provided to support organizations? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.10 | Have reserve memory and computer cycle idle time been allocated for future use? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.11 | Has a maintenance interface been established between the field and AOS? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.12 | Have provisions been made to permit the upgrade of the COTS SW (e.g., vendor updates) after FAA acceptance IAW FAA Order 1800.66, NAS Configuration Management? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.13 | Is a funding profile available to identify the budget required to support the life cycle for this SW deployment? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.14 | Are SW/FW maintenance facilities adequately funded? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.15 | Is a Program Development Language, or specified source code comments adequate for maintenance of the product? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.16 | Have all SW site adaptation changes been identified? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.2.17 | Have the maintenance handbook, equipment certification process, and user manual documentation numbers been formulated? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 5.3 | Spectrum Management |  |  |  |  |  |  |  |  |  |  |  |  |
| 5.3.1 | Has spectrum availability been determined IAW FAA Order 6050.19, Radio Spectrum Management and Use? | ASR-200 |  |  |  |  |  |  |  |  |  |  |  |
| 5.3.2 | Has spectrum compatibility with all existing NAS, Government, and non-Government equipment at each location been determined? | ASR-200 |  |  |  |  |  |  |  |  |  |  |  |
| 5.3.3 | Has a valid frequency assignment been obtained for each location? | ASR-100 |  |  |  |  |  |  |  |  |  |  |  |
| 5.3.4 | Have all frequency management requirements been satisfied IAW FAA Order 6050.32, Manual of Regulations and Procedures for FAA Spectrum Management? | ASR-100 |  |  |  |  |  |  |  |  |  |  |  |
| 5.4 | STANDARDIZATION |  |  |  |  |  |  |  |  |  |  |  |  |
| 5.4.1 | Do technical specifications meet U.S. and international standards? | ASR-200 |  |  |  |  |  |  |  |  |  |  |  |
| 6.0 | HUMAN INTEGRATION |  |  |  |  |  |  |  |  |  |  |  |  |
| 6.1 | HUMAN/PRODUCT INTERFACE |  |  |  |  |  |  |  |  |  |  |  |  |
| 6.1.1 | Have human factors requirements, plans, analyses, and verifications been determined and documented for the product IAW the FAA Human Factors Job Aid Guidelines, FAA Human Factors Design Guide, FAST SOW-GEN, UFAS and other appropriate standards and conventions? | AAR-100 |  |  |  |  |  |  |  |  |  |  |  |
| 6.1.2 | Have usability issues for all user populations been addressed for all intended sites? | AAR-100 |  |  |  |  |  |  |  |  |  |  |  |
| 6.1.3 | Have the human-system performance studies and analyses (such as those related to workload training, functional design, CHI, staffing, safety and health, special skills and tools, work space, displays and controls, information requirements, display presentation, visual/aural alerts, I/O devices, communications, procedures, anthropometrics, documentation, and environment) been conducted to identify, document, and resolve/mitigate human factors issues? | AAR-100 |  |  |  |  |  |  |  |  |  |  |  |
| 6.1.4 | Have human factor issues and activities (e.g., post-deployment usability assessments) to monitor and sustain human-system performance during In-Service Management been identified? | AAR-100 |  |  |  |  |  |  |  |  |  |  |  |
| 6.1.5 | Are resources (e.g., human factors personnel and funding) in place to support human factor engineering activities for investment analysis and solution implementation as well as pre-planned improvements, engineering changes, sustainment requirements, and service-life extensions? | AAR-100 |  |  |  |  |  |  |  |  |  |  |  |
| 6.2 | EMPLOYEE SAFETY AND HEALTH |  |  |  |  |  |  |  |  |  |  |  |  |
| 6.2.1 | Has the appropriate AFZ-800 Checklist been completed and all issues addressed? | AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 6.2.2 | Does the solicitation and/or contract identify the contractor's responsibility to install equipment IAW FED-STD-795, Uniform Federal Accessibility Standard (UFAS), and FAA guidance for accessibility? | AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 6.2.3 | Does the PIP address potential occupational safety and health or environmental concerns with appropriate contingency measures for equipment delivery, installation and setup? | AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 6.2.4 | Does the building/facility meet OSHA requirements IAW FAA Order 3900.19, Occupational Safety and Health? | AFZ-800 AEE-200 |  |  |  |  |  |  |  |  |  |  |  |
| 6.2.5 | Has the facility’s emergency evacuation plan been reviewed and if necessary modified to address product construction work? | ANI/ Facility Manager |  |  |  |  |  |  |  |  |  |  |  |
| 6.2.6 | If the product is in an ATCT, have the special fire life safety requirements for an ATCT been addressed for the construction work IAW 29 CFR 1960.20? | ANI-200 AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 6.2.7 | Have facility accessibility and accommodation concerns during initial equipment installation been addressed? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 6.2.8 | Has seismic safety been addressed? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 6.3 | SPECIALIZED SKILLS AND CAPABILITIES |  |  |  |  |  |  |  |  |  |  |  |  |
| 6.3.1 | Have the operator and maintainer tasks been analyzed for requirements of special skills and abilities that may affect system performance, equipment design, and training? | AAR-100 |  |  |  |  |  |  |  |  |  |  |  |
| 6.3.2 | Has participation of a Subject Matter Expert been requested? | AOP-20 AOP-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 6.3.3 | Has participation of union liaison/representative been requested? | ATX-500 AFZ-300 |  |  |  |  |  |  |  |  |  |  |  |
| 7.0 | SECURITY |  |  |  |  |  |  |  |  |  |  |  |  |
| 7.1 | Physical Security (F) = Applies to facility (S) = Applies to system |  |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.1 | Has the appropriate Regional Service Security Element (AXX-700 SSE) been contacted at project initiation? (F/S) | ASI-100 AXX-700 AOP-500 |  |  |  |  |  |  |  |  |  |  | . |
| 7.1.2 | Has the facility or system included the FAA Facility Security Management Program (FSMP) security requirements IAW FAA Order 1600.69, Facility Security Management Program? (F/S) | ASI-100 AOP-500 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.3 | Are facility modifications (e.g. protective measures) required to achieve/maintain physical security accreditation? (F) | ASI-100 AXX-700 AOP-500 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.4 | Has a determination been made concerning the operational criticality of the facility to further determine the correct security protective measures that will be required? (F) | ASI-100 AXX-700 AOP-500 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.5 | Has a determination been made whether the system will be considered protected in a “critical area” with suitable access controls required? (S) | ASI-100 AXX-700 AOP-500 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.6 | Does placing this new system into the facility increase the overall criticality and security level of the facility that would require additional protective measures? (S) | ASI-100 AXX-700 AOP-500 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.7 | Is funding included for security system upgrades and/or maintenance contracts for protective measures (e.g. fencing, access controls, surveillance, etc.)? (F/S) | ASI-100 AXX-700 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.8 | Have blast standards and facility set back been considered IAW FAA Order 1600.69? (F) | ASI-100 AXX-700 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.9 | Has SSE been included in site selection process? (F/S) | ASI-100 AXX-700 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.10 | Has contractor received appropriate clearance IAW FAA Order 1600.2, Safeguarding Controls and Procedures for Classified National Security Information and Sensitive Unclassified Information; and 1600.69? (F/S) | ASI-200 AXX-700 ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.11 | If the facility security level increases, has a determination been made whether a new physical security assessment is required to evaluate new physical security accreditation requirements? (F/S) | ASI-100 AXX-700 AOP-500 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.12 | Has a Facility Security Coordinator (FSC) been designated in writing? (F) | AXX-700 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.13 | Are contractor background checks being conducted as required? (F/S) | AXX-700 ASI-200 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.14 | Are exceptions to security requirements in FAA Order 1600.69 documented and approved by ASI? (F/S) | ASI-100 AXX-700 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.15 | Is the facility security plan (FSP) current and approved? (F) | AXX-700 AOP-500 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.16 | Has the FSP been updated to accommodate new systems as required to reflect changes affecting security? (S) | AXX-700 AOP-500 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.17 | Is the Occupant Emergency Plan (OEP) and/or contingency plan current and approved? (F) | AXX-700 |  |  |  |  |  |  |  |  |  |  |  |
| 7.1.18 | Has positive access control been implemented IAW FAA Order 1600.69? (F/S) | ASI-100 AXX-700 |  |  |  |  |  |  |  |  |  |  |  |
| 7.2 | Information Security |  |  |  |  |  |  |  |  |  |  |  |  |
| 7.2.1 | Have information security system requirements been identified and funded IAW FAA Order 1370.82, Information System Security Program? | AIS-300 AOP-500 |  |  |  |  |  |  |  |  |  |  |  |
| 7.2.2 | Has the security certification and authorization package (SCAP) been prepared, reviewed, and approved IAW FAA Order 1370.82? | AIS-300 AOP-500 |  |  |  |  |  |  |  |  |  |  |  |
| 7.3 | PERSONNEL SECURITY |  |  |  |  |  |  |  |  |  |  |  |  |
| 7.3.1 | Did you budget for contractor employee background checks and investigations? | ASI-200 |  |  |  |  |  |  |  |  |  |  |  |
| 7.3.2 | Did you coordinate with the Security Office to ensure appropriate determinations, designations, and classifications are made? | ASI-200 |  |  |  |  |  |  |  |  |  |  |  |
| 7.3.3 | Did you complete FAA Form 1600-77 to designate risk/sensitivity levels for each position where contractor employees will require access to FAA facilities, sensitive information, and/or resources to perform their duties, IAW Appendices 3 and 9 of FAA Order 1600.1D, FAA Personnel Security Program? | ASI-200 |  |  |  |  |  |  |  |  |  |  |  |
| 7.3.4 | Did you include the appropriate statement and DD Form 254 as part of procurement request when contractor employees will require access to classified information in order to perform their duties, IAW Appendix 10 of FAA Order 1600.1D? | ASI-200 ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 7.3.5 | Foreign Nationals Exclusion. Did you make a determination to restrict access or work on a contract to U.S. citizens only, IAW paragraph 11, Appendix 9 of FAA Order 1600.1D? | ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 7.3.6 | Have appropriate contractor personnel security clauses and provisions been included in the contract? | ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 7.3.7 | If there are any open General Accounting Office, Inspector General, or Congressional recommendations relating to security, have these recommendations been incorporated into the requirements document? | ASI-200 |  |  |  |  |  |  |  |  |  |  |  |
| 8.0 | IN-SERVICE SUPPORT |  |  |  |  |  |  |  |  |  |  |  |  |
| 8.1 | STAFFING |  |  |  |  |  |  |  |  |  |  |  |  |
| 8.1.1 | Has a facility class structure been assigned IAW FAA Order 1380.40? | AFZ-200 |  |  |  |  |  |  |  |  |  |  |  |
| 8.1.2 | Have staffing standards been developed IAW FAA Order 1380.40? | AFZ-200 |  |  |  |  |  |  |  |  |  |  |  |
| 8.1.3 | Is there an existing position description to cover the required duties and responsibilities? | AFZ-200 |  |  |  |  |  |  |  |  |  |  |  |
| 8.1.4 | Has a position description been developed to cover unique duties and responsibilities? | AFZ-200 |  |  |  |  |  |  |  |  |  |  |  |
| 8.1.5 | Are personnel available at the designated support facility to provide engineering and repair services? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 8.1.6 | Are positions filled to support site preparation, installation, checkout, operation and maintenance? | AXX-400 AFZ-200 |  |  |  |  |  |  |  |  |  |  |  |
| 8.1.7 | Has the maintenance-staffing requirement been identified in the NAS Plan Hand-Off or budgeted for in the 5-Year Budget Plan (at least 2 1/2 years prior to the proposed deployment)? | AFZ-400 AFZ-200 |  |  |  |  |  |  |  |  |  |  |  |
| 8.2 | SUPPLY SUPPORT |  |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.1 | Has an Acquisition Program Manager for Logistics (APML) been designated? | ARS |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.2 | Has the program incorporated logistics planning principles as outlined in the Integrated Logistics Support Process Guide located in FAST? | APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.3 | Does the funding adequately support logistics requirements in support of deployment schedule? | APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.4 | Has the Integrated Logistics Support Management Team (ILSMT) convened to determine logistics requirements? | APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.5 | Has integrated logistics support planning been accomplished and documented in the IPP? | APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.6 | Has a provisioning conference been conducted and required National Stock Numbers (NSN) assigned? | APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.7 | Have supply support procedures been determined and provided to the site? | APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.8 | Is there a technology refresh plan in place to identify parts availability and technological obsolescence problems? | APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.9 | Are project status reports complete, current, and consistent with delivery schedules and Project Materiel List IAW FAA Order 4650.7, Management of NAS F&E Project Material? | AFZ-500 |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.10 | Has the means of distribution for project materiel been provided to the affected regions? | AFZ-500 |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.11 | Have project control numbers been assigned and provided to ANI/AXX-50 for all sites scheduled to receive project materiel through the FAA Logistics Center/Depot Level Support Provider? | AFZ-500 |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.12 | Does the contract provide requirements for provisioning of site and the depot spare parts to meet operational need? | APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.13 | Has spare parts listing been developed and provided to each site? | AFZ-500 |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.14 | Has Exchange and Repair (E&R) site spares been determined? | AFZ-500 |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.15 | Have required levels of initial site and depot spares been delivered? | AFZ-500 |  |  |  |  |  |  |  |  |  |  |  |
| 8.2.16 | Have fee-for-service orders been negotiated with the FAA Logistics Center? | AML |  |  |  |  |  |  |  |  |  |  |  |
| 8.3 | Support Equipment |  |  |  |  |  |  |  |  |  |  |  |  |
| 8.3.1 | Have special support equipment (e.g., automated test equipment and test program set) for sites and/or special support equipment (including test bed) for the depot-level repair center been delivered? | AOP-400 APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.3.2 | Are adequate quantities of common support equipment (e.g., tools and test) in place on site and at the depot-level repair center (prior to deployment)? | AOP-400 APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.3.3 | Have test equipment requirements (including funding and schedules) been coordinated with the National Test Equipment Program Manager? | AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 8.4 | TECHNICAL DATA |  |  |  |  |  |  |  |  |  |  |  |  |
| 8.4.1 | Have product drawings been provided IAW MIL-DTL-31000, Technical Data Package Specification? | APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.4.2 | Has technical documentation (e.g., technical instruction and system maintenance handbooks) been delivered to the site, AMA, AML or depot-level repair center? | AOS APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.4.3 | Have applicable licenses or copyrights been secured for products used during product development? | ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 8.4.4 | Have all license, copyright, and proprietary restrictions that affect the FAA's ability to maintain the product been identified? | AOS APML |  |  |  |  |  |  |  |  |  |  |  |
| 8.4.5 | Are applicable data rights included in the contract? | ASU-300 |  |  |  |  |  |  |  |  |  |  | . |
| 8.4.6 | Have new equipment certification procedures/ statements been developed and incorporated into the appropriate handbooks? | AOP-200 AOS |  |  |  |  |  |  |  |  |  |  |  |
| 8.5 | Training AND Training Support |  |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.1 | Have all types of training been identified for affected AT&AF organizations? | AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.2 | Have initial training requirements (i.e. number personnel per site) been identified for AT&AF organizations? | AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.3 | Is funding available for training development and implementation? | AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.4 | Will training development and conduct support the program deployment schedule? | AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.5 | Have the training materials been developed and approved IAW FAA STD-028 and the contract? | AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.6 | Will training equipment for AT and/or AF be installed at the FAA Academy in time to accommodate the new equipment training scheduled? | AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.7 | Have all technical instruction books, which are required for training, been identified? | AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.8 | Will approved manuals be available to support training development and conduct? | ARS AOS |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.9 | Does the contract provide for adequate contractor classes in order to transition training responsibilities to the FAA IAW FAA STD-028? | AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.10 | Have all system certification requirements been identified IAW FAA Orders 3120.4, Air Traffic Technical Training; 6000.15, General Maintenance Handbook for Airway Facilities; and 3400.3, Airway Facilities Maintenance Personnel Certification Program? | AOP-300 AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.11 | Have the three personnel certification process items been developed and approved IAW FAA STD-028, FAA D-2706, and FAA D-2781? | AFZ-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.12 | If operational or funding restrictions exist that will prevent AT&AF from acquiring the necessary training before scheduled equipment delivery date, have alternative solutions been developed? | AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.13 | Was a media selection process used to research media options and select the one that will adequately deliver the training and be the most cost effective over a period of years? | AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.5.14 | Has an estimated cost of development been determined for the media selected? | AFZ-100 ATX-100 |  |  |  |  |  |  |  |  |  |  |  |
| 8.6 | First and Second Level Repair |  |  |  |  |  |  |  |  |  |  |  |  |
| 8.6.1 | Has HW support been established for the economic service life in accordance with the approved maintenance concept? | AFZ-400 AOP-400 AML |  |  |  |  |  |  |  |  |  |  |  |
| 8.6.2 | Have HW maintenance support organizations been identified and has handoff criteria been documented? | AFZ-400 AOP-400 AML |  |  |  |  |  |  |  |  |  |  |  |
| 8.6.3 | Has a budget for HW maintenance support been completed? | AFZ-400 AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 8.6.4 | Have OPS organizations submitted budget items to provide for HW maintenance support? | AFZ-400 AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 8.6.5 | Are contract options and funds available to support maintenance requirement per the approved maintenance concept? | AFZ-400 AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 8.6.6 | Has a budget item been submitted to fund on-site or depot-level contractor repair services after the first year program office funding expires IAW FAA Order 2500.8, Funding Criteria for OPS, F&E, and RE&D accounts? | AFZ-400 AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 8.6.7 | Is funding adequate to support contract maintenance IAW FAA Order 2500.8? | AFZ-400 AOP-400 |  |  |  |  |  |  |  |  |  |  |  |
| 8.6.8 | Are warranty provisions included in the contract? | ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 8.6.9 | Have contract provisions been included to cover the transition of engineering support from the contractor to AOS? | ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 8.6.10 | Are the contract provisions for transition of engineering support from the contractor to AOS being adhered to? | ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 8.6.11 | Have instruction book masters been delivered to the AOS Technical Library? | AOS |  |  |  |  |  |  |  |  |  |  |  |
| 8.7 | Packaging, Handling, Storage, and Transportation |  |  |  |  |  |  |  |  |  |  |  |  |
| 8.7.1 | Has the Washington Item Manager (WIM) been assigned for proper handling of project material? | AFZ-500 |  |  |  |  |  |  |  |  |  |  |  |
| 8.7.2 | Does the contract provide for preservation, packaging, packing, marking, and handling of systems or spares? | ASU-300 AML |  |  |  |  |  |  |  |  |  |  |  |
| 8.7.3 | Does the contract contain shipping requirements IAW FAA Order 4650.30, Management and Control of NAS F&E Projects/Materiel? | ASU-300 AFZ-500 |  |  |  |  |  |  |  |  |  |  |  |
| 9.0 | TEST AND EVALUATION |  |  |  |  |  |  |  |  |  |  |  |  |
| 9.1 | Is the product in compliance with FAA Test and Evaluation (T&E) Policy and Guidance? | ACB ATQ |  |  |  |  |  |  |  |  |  |  |  |
| 9.2 | Are the T&E sections of the ASP and IPP approved and current? | ACB ATQ |  |  |  |  |  |  |  |  |  |  |  |
| 9.3 | If required, has an Operational Capabilities Demonstration (OCD) been conducted and the product validated for an NDI/COTS acquisition? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.4 | Has the test readiness review (TRR) been successfully completed for developmental testing (DT)? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.5 | Has the DT portion of the System Test been successfully completed and all test discrepancies (EG, DQT, FAT & type test) dispositioned? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.6 | Are operational test (OT) plans and procedures (including Flight Test/Spectrum Test procedures) approved and available? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.7 | Has a key site been selected and associated test NCP processed and approved? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.8 | Have operational users been assigned to participate in the OT portion of System Test? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.9 | Has the product been delivered to ACB for testing? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.10 | Are test support systems, funding, personnel, and materials available to support testing and system maintenance, revision, and re-qualification? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.11 | Are automated test tools available to support system maintenance, revision, and re-qualification? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.12 | Have test personnel (FAA and/or support contractor) been trained? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.13 | Is funding for overtime, travel, and personnel (FAA and/or support contractor) available to support testing? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.14 | Has OT been performed using the same HW and SW operational baseline intended for national deployment? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.15 | Has OT been successfully completed and all Program Trouble Report (PTRs) dispositioned? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.16 | Have Test Report Summaries (quick look) been prepared indicating the status and results of OT? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.17 | Have the final OT reports been distributed? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.18 | Have all open OT discrepancies been documented, classified, tracked and assigned for disposition? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.19 | Are Site Acceptance Test plans, procedures, and schedules approved, available, and coordinated with the field? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.20 | Has Site Acceptance Test at key site been successfully completed? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.21 | Are field familiarization plans, procedures, and schedules approved, available, and coordinated with the field? | ACB |  |  |  |  |  |  |  |  |  |  |  |
| 9.22 | Has field familiarization been successfully completed? | ACB Key Site |  |  |  |  |  |  |  |  |  |  |  |
| 9.23 | Has product been designated for IOT&E? | ATQ |  |  |  |  |  |  |  |  |  |  |  |
| 9.24 | Has the Independent Operational Test Readiness Declaration (IOTRD) been drafted and coordinated with ATQ? | ATQ |  |  |  |  |  |  |  |  |  |  |  |
| 9.25 | Has the IOTRD been signed by ARA-1 and delivered to ATS-1? | ATQ |  |  |  |  |  |  |  |  |  |  |  |
| 9.26 | Has Independent Operational Test & Evaluation (IOT&E) been successfully completed? | ATQ |  |  |  |  |  |  |  |  |  |  |  |
| 9.27 | Has the IOT&E report been distributed and briefed? | ATQ |  |  |  |  |  |  |  |  |  |  |  |
| 10.0 | IMPLEMENTATION AND TRANSITION |  |  |  |  |  |  |  |  |  |  |  |  |
| 10.1 | Have all disposal issues been addressed IAW Chapter 8, Figure 8-3, of FAA 4800.2, Utilization and Disposal of Excess and Surplus Personal Property? | AFZ-500 |  |  |  |  |  |  |  |  |  |  |  |
| 10.2 | Has a NAS System/Equipment Disposal Plan been prepared IAW Chapter 8 of FAA 4800.2? | AFZ-500 |  |  |  |  |  |  |  |  |  |  |  |
| 10.3 | Has the Product Integration Plan (PIP) (including Generic Site Implementation Plan) been prepared and approved IAW AOP document template? | AOP-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 10.4 | Has project implementation coordination with the appropriate AT and AF field managers been completed? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 10.5 | Have all project authorizations been received by applicable organizations? | ASD |  |  |  |  |  |  |  |  |  |  |  |
| 10.6 | Has a cutover plan been developed for the key site and subsequent sites? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 10.7 | Have the affected sites received the turnkey contractor site installation requirements and acceptance plans? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 10.8 | Are all transitional requirements identified and available (e.g., critical power, power distribution, data flow, operational procedures, SW, etc.)? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 10.9 | Are AT, AF, and/or contract resources available to support required parallel operations and has associated contract and Backfill Overtime (BFOT) funding been provided? | AFZ |  |  |  |  |  |  |  |  |  |  |  |
| 10.10 | Has a project site preparation plan been completed? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 10.11 | Has a Pre-Construction Checklist been completed for the product? | AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 10.12 | Is funding adequate to support regional F&E activities through commissioning? | ANI AOP |  |  |  |  |  |  |  |  |  |  |  |
| 10.13 | Have funds been allocated to the field for participation in design and implementation? | ANI AOP |  |  |  |  |  |  |  |  |  |  |  |
| 10.14 | Have funds been allocated to the field for participation in planning, deployment, transition, cut over, and commissioning? | ANI AOP |  |  |  |  |  |  |  |  |  |  |  |
| 10.15 | Have funds been allocated to the field for contractor support through the warranty period? | AOP |  |  |  |  |  |  |  |  |  |  |  |
| 10.16 | Is funding adequate to support regional operational activities through commissioning? | AOP |  |  |  |  |  |  |  |  |  |  |  |
| 10.17 | Have contingencies been identified and funded for parallel operational requirements during cutover and commissioning, including additional hardware? | AOP |  |  |  |  |  |  |  |  |  |  |  |
| 10.18 | Has the impact on bargaining unit employees been identified? | AHL ATX-500 AFZ-300 |  |  |  |  |  |  |  |  |  |  |  |
| 10.19 | Have all union negotiations been coordinated and approved IAW FAA 3710.18, Internal Coordination Requirements for Negotiating Term and Mid-Term Agreements with the Unions? | AHL ATX-500 AFZ-300 |  |  |  |  |  |  |  |  |  |  |  |
| 10.20 | Has coordination been conducted with the NAS Defense Program? | AAF-50 AOP-1000 |  |  |  |  |  |  |  |  |  |  |  |
| 10.21 | Has the FOIA focal point been established IAW FAA Orders 1200.8, Public Information Activities and Programs; and 1200.23, Public Availability of Information? | APA-300 |  |  |  |  |  |  |  |  |  |  |  |
| 10.22 | Has APA (HQ and regional) been provided information to announce the deployment? | APA-300 |  |  |  |  |  |  |  |  |  |  |  |
| 10.23 | Has the procurement request and/or contract been structured to establish line item numbers that properly classify cost categories for the capitalization and expensing of assets? | ASU-300 AFM-320 AFZ-800 |  |  |  |  |  |  |  |  |  |  |  |
| 10.24 | Has action been initiated and completed for capitalization of real and personal property? | AFZ-500 |  |  |  |  |  |  |  |  |  |  |  |
| 10.25 | Have contacts been made with the Department of Defense and aviation user groups to address changes in flight operations? | ATP |  |  |  |  |  |  |  |  |  |  |  |
| 10.26 | Have regional and site personnel requirements for support of product implementation and integration been identified and coordinated with deployment sites? | ANI |  |  |  |  |  |  |  |  |  |  |  |
| 10.27 | Have FAA field organizations been designated COTR responsibilities? | ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 11.0 | QUALITY ASSURANCE |  |  |  |  |  |  |  |  |  |  |  |  |
| 11.1 | Have the quality assurance requirements for this product been determined? | ASU-200 |  |  |  |  |  |  |  |  |  |  |  |
| 11.2 | Is the Contractor’s Quality Assurance Plan approved and current IAW contract requirements? | ASU-200 |  |  |  |  |  |  |  |  |  |  |  |
| 11.3 | Are all system HW or SW discrepancies that may impact deployment satisfactorily resolved? | ASU-200 |  |  |  |  |  |  |  |  |  |  |  |
| 11.4 | Are all outstanding engineering change proposals, waivers, and deviations that may impact deployment properly dispositioned? | ASU-200 |  |  |  |  |  |  |  |  |  |  |  |
| 11.5 | Is contractor QA schedule compatible with project deployment schedule? | ASU-200 |  |  |  |  |  |  |  |  |  |  |  |
| 11.6 | Are there post delivery contract provisions (e.g., retrofit, re-inspection, re-tests, etc.) in place to address waivers and/or deviations? | ASU-200 |  |  |  |  |  |  |  |  |  |  |  |
| 11.7 | Are approved plans in place to accomplish reliability testing on deployed systems? | ASU-200 |  |  |  |  |  |  |  |  |  |  |  |
| 11.8 | Are acceptance criteria identified and responsibilities assigned? | ASU-200 |  |  |  |  |  |  |  |  |  |  |  |
| 12.0 | CONFIGURATION MANAGEMENT See AMS Section 4 and FAA Order 1800.66, Configuration Management Policy |  |  |  |  |  |  |  |  |  |  |  |  |
| 12.1 | Has a requirements document been baselined (e.g., IRD, specification, engineering requirements document, etc.) that describes the functional requirements and/or characteristics of the product? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.2 | Have all Configuration Items (CIs) and Computer Software Configuration Items (CSCIs) been identified and verified? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.3 | Has the contractor established the allocated baseline (e.g., Prime Item Development Specification (B-Spec), etc.)? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.4 | Have CI's been established for commercially available SW packages? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.5 | Are project CI’s in the responsible Configuration Control Board’s (CCB) Charter/Operating Procedures? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.6 | Have functional specifications been updated to reflect the deployed configuration? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.7 | Have corrective actions been completed for all HDRs and PTRs? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.8 | Has the Functional Configuration Audit (FCA) been conducted, documented (audit report) and certified? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.9 | Have all FCA action items been resolved? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.10 | Has the Physical Configuration Audit (PCA) been conducted, documented (audit report) and certified? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.11 | Have all PCA action items been resolved? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.12 | Does the product baseline case file include technical documentation to define the configuration items throughout their lifecycle? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.13 | Has a product baseline case file/NCP been approved to bring the product into the NAS inventory? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.14 | Has a formal process been established for managing local adaptations? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.15 | Do the support organizations (WJHTC, FAALC, and regional sites) have the means to maintain the product configuration? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.16 | Has the responsibility for CM of the support system been assigned? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.17 | Are CM procedures in place to ensure that all changes approved during deployment will be tracked against new units as well as those already deployed? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.18 | Have the CM procedures for controlling SW to the unit level of code been established? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.19 | Does the contract require notification of vendor changes during production and routine vendor maintenance? | ACM-20 ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 12.20 | Has the contract been modified to include approved NAS Change Proposals (NCP’s)? | ASU-300 |  |  |  |  |  |  |  |  |  |  |  |
| 12.21 | Have all outstanding case files, NCP’s, or Baseline Management Notices (BMNs) been approved and incorporated into the APB? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 12.22 | Has the software configuration audit been completed? | ACM-20 |  |  |  |  |  |  |  |  |  |  |  |
| 13.0 | IN-SERVICE MANAGEMENT |  |  |  |  |  |  |  |  |  |  |  |  |
| 13.1 | Has the facility type identification been assigned? | AOP-200 |  |  |  |  |  |  |  |  |  |  |  |
| 13.2 | Has the facility identification code been assigned? | AOP-200 |  |  |  |  |  |  |  |  |  |  |  |
| 13.3 | Has the Maintenance Management System (MMS) been updated to reflect the facility type, code, and class structure to support project configuration(s) IAW FAA Order 6000.5, Facility, Service, and Equipment Profile? | AOP-200 |  |  |  |  |  |  |  |  |  |  |  |
| 13.4 | Have MMS equipment module records (FEQ/FMO/PMM) been developed in coordination with maintenance handbook development to ensure standardization of equipment inventories and population of equipment inventories at the LRU level? | AOP-200 AOS |  |  |  |  |  |  |  |  |  |  |  |
| 13.5 | Have facility/service reporting requirements been established IAW FAA Order 6040.15, National Airspace Performance Reporting System? | AOP-200 |  |  |  |  |  |  |  |  |  |  |  |
| 13.6 | Has system and LRU performance data (MTBF, MTTR, MTBO) been provided to AML/AOS/AOP? | AOP-200 |  |  |  |  |  |  |  |  |  |  |  |
| 13.7 | Has LRU cost data been provided to AML/AOS/AOP? | AOP-200 |  |  |  |  |  |  |  |  |  |  |  |
| 14.0 | SYSTEMS SAFETY MANAGEMENT |  |  |  |  |  |  |  |  |  |  |  |  |
| 14.1 | Have system safety requirements been considered using MIL-STD-882, System Safety Requirements, or other appropriate safety standards? | ASD-103 |  |  |  |  |  |  |  |  |  |  |  |
| 14.2 | Has the System Safety Program Plan been developed and approved by the System Engineering Council? | ASD-103 |  |  |  |  |  |  |  |  |  |  |  |
| 14.3 | Have all identified hazards been entered and tracked in the Hazard Tracking System IAW the System Safety Management Program? | ASD-103 |  |  |  |  |  |  |  |  |  |  |  |
| 14.4 | Have the recommended safety requirements in the safety requirements verification table been validated and verified? | ASD-103 |  |  |  |  |  |  |  |  |  |  |  |
| 14.5 | Have all hazards in the Hazard Tracking System been closed? | ASD-103 |  |  |  |  |  |  |  |  |  |  |  |
| 14.6 | Has the System Safety Assessment Report been completed? | ASD-103 |  |  |  |  |  |  |  |  |  |  |  |