U.S. ATLAS M&O Estimate

Cost Book

Funding Source:	All	Funding Type:	All

Institutions:	All

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:01:53 PM

WBS Number:	3	Description:	U.S. ATLAS M&O Estimate

Institution :	Contact:

U.S. ATLAS Maintenance and Operations (M&O) includes detector specific costs allocated to subsystems and Common Fund

cost  related to overall experimental operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

20971	0	0	20971	0	13300	0	7671	118.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083

Faculty  B/I	0	1760	1760	4400	4400	3520	1056	1056	1056	1056

0	133.967	91.168	292.118	292.118	246.534	71.821	71.821	71.821	71.821

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136

Post Doc  B/I	0	880	2640	3792	3872	3872	2376	2376	2376	2376

0	34.148	70.329	120.288	123.392	147.236	97.262	97.262	97.262	97.262

Sr Research Scientist  B/I	0	0	1760	1936	1936	176	176	176	176	176

0	0	245.891	270.48	270.48	24.589	24.589	24.589	24.589	24.589

Term Scientist  B/I	0	792	836	635	0	0	0	0	0	0

0	54.3	54.356	28.599	0	0	0	0	0	0

Computer Professional  MR	0	590	1970	830	190	0	0	0	0	0

0	57.067	183.503	72.629	15.074	0	0	0	0	0

Designer  MR	0	0	300	0	0	0	0	0	0	0

0	0	19.569	0	0	0	0	0	0	0

Electrical Engineer  MR	0	441	147	0	252	0	0	0	0	0

0	35.985	11.995	0	23.102	0	0	0	0	0

Mechanical Engineer  MR	0	893	150	770	0	0	0	0	0	0

0	99.81	13.751	76.619	0	0	0	0	0	0

Technician  MR	0	1942	1246	1819	880	0	0	0	0	0

0	116.723	80.413	106.652	52.749	0	0	0	0	0

Page 1 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:01:55 PM

Computer Professional  R	0	3371	5058	6382	4109	3899	3635	3635	3635	3635

0	282.241	409.009	519.345	348.448	328.136	319.074	319.074	319.074	319.074

Designer  R	0	1059	1560	447	0	0	0	0	0	0

0	69.102	73.059	27.316	0	0	0	0	0	0

Electrical Engineer  R	0	3521	2506	2089	1531	1531	1396	1396	1396	1396

0	231.518	155.699	149.293	148.035	148.035	132.946	132.946	132.946	132.946

Mechanical Engineer  R	0	1118	1692	2022	2140	1931	1181	1181	1181	1181

0	80.954	148.367	150.974	175.356	151.996	102.604	102.604	102.604	102.604

Technician  R	0	4144	6332	4906	7235	6645	6365	6365	6365	6365

0	183.815	300.572	243.063	398.373	368.711	354.865	354.865	354.865	354.865

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5

Travel  B/I	0.0	7.5	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Other  MR	0.0	127.5	138.5	33.0	26.5	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	44.0	62.5	15.0	27.5	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	315.5	163.2	455.8	448.7	613.1	673.6	629.0	634.5	554.5

Travel  R	0.0	76.0	231.5	216.0	149.0	156.5	156.5	156.5	156.5	156.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	2051	2646	3017	2691	2381	2102	2052	2060	1972

Page 2 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:01:57 PM

WBS Number:	3.3	Description:	Liquid Argon M&O Estimate

Institution :	Contact:

The M&O estimate for the Liquid Argon Calorimeter includes costs for the commissioning, pre-operations, test beam activities,

operations, maintenance, CERN living expense supplements, travel and CERN common costs. It is divided into sections

describing the mechanical and electrical systems, test beams, and CERN common costs.

1) Model for the cost estimates of the M&O for the mechanical systems: Details of Estimate:

The cost estimate for the pre-operations, commissioning, maintenance and operations of the mechanical components of the

Liquid Argon Calorimeter is based on the assumption that US will continue to be responsible for its deliverables: barrel cryostat,

feedthroughs, FCal and for the  cryogenics. In the construction project, the US contributes ~50% of the total cost of those

components. There are three stages of the M&O program: (1) FY03-FY04 - commissioning of the cryostat with its temporary

cryogenics in the surface building 180 and the commissioning of the Liquid Nitrogen refrigerator in the USA15; (2) FY05-FY07 -

integration and re-commissioning of the cryostat, of the feedthroughs vacuum and control systems and of the cryogenics in the

final configuration in the experimental pit; (3) FY08-FY12 - operations and periodic maintenance of the experiment.

Barrel cryostat pre-operations involve continuous cold tests both in Bldg.180 prior to the transport to the pit and after its

installation in the experimental hall. The work will include welding of the cryostat shut after the installation of the calorimeter

modules and completion o f all the tests, installation and commissioning of the solenoid magnet. A complete check of the

feedthroughs' vacuum and their monitoring systems will be done after the completion of module installation in Bldg.180. Several

feedthroughs will be disconnected from the vacuum system for the transport to the experimental hall to allow for proper crane

operations. They will have to be reassembled in the pit and another complete vacuum and monitoring check will be done in

FY06. The temporary cryostat cryogenics system assembled in Bldg.180 in FY03 will be operational in FY04 and FY05. The

final cryogenics will be commissioned in FY06 after the installation in the pit. The operational system of the LN2 refrigerator and

of the inter-connects will be commissioned in FY05 and FY06.

During the experiment operations a CERN based crew will be supported by the CERN Common Costs. Calibration of the

monitoring equipment (including quality meters), maintenance of the data bases and of the repair stations for feedthroughs'

components, quality meters and of the monitoring electronics will remain US responsibility. BNL, Stony Brook and the Arizona

groups will maintain the test and repair equipment throughout the period of the experiment. BNL will also maintain the control

software for the cryostat and cryogenics systems.

2) Model for the cost estimates of the M&O for the electronics and electrical systems

The components of the system crate: pedestals, warm cables and base planes, have been already installed on the barrel end

endcapC cryostats and will be installed on the endcapA cryostat in 2003. The crates and the readout board system will be

installed on the cryostats after their move to the experimental pit i.e., in FY05-FY06. Several pedestals will have to be removed

for the transport and re-installed in the pit due to the physical conflict with the transport.

The commissioning will start in the West Hall in FY04. A portable full readout crate system and a test station will be used to

check the status of each calorimeter module after the each cryostat is closed but before it is welded shut.

The pre-operations will include: the full crate test of the readout system, the long-term boards burn-in facility, a portable full

crate test station for the commissioning of the calorimeter modules in Bldg. 180, the commissioning of the electronics readout

after its installation on the detector (in the pit) and the specialized electronics for the beam tests. The system crate, optical

links, Level 1 trigger system, and the ROD system will require costs for pre-operations.  A long-term burn-in of the integrated

system crate will be performed to flush out the infant mortality components before the commencement of operations.

Documentation update (including final layouts and drawings) will be made during the commissioning stage.

The estimates for operations and maintenance are based on the LHC run model of 7 months of proton-proton collisions, 2

months of heavy ion collisions and 3 months detector access per year. For such model, the ATLAS Liquid Argon Electronics

Coordination group estimated a need for the on-site electronics operations crew of 1 supervisory Electrical Engineer and 5

electronics technicians working in shifts. This crew (paid from the CERN Common costs with a 20% US share) will identify

problem boards/components, replace with spares (if accessible) and run simple diagnostic tests. It is expected that during the

standard yearly access additional experts from the home institutions will be needed at CERN to help in de-bugging and

problem solving as they arise. Simple repairs will be made at CERN. Boards with more difficult problems will be sent for repairs

to the "home" institutions (Nevis, BNL, Pittsburgh, SMU) responsible for their maintenance. Each institution will maintain the

expertise and the necessary test and repair equipment. In addition, these institutions will need to update the supply of spares

from time to time as needed. This model is similar to that used e.g., at PHENIX, D0 and ZEUS.

Maintenance and operations of the Liquid Argon Calorimeter electronics in FY07-FY12 covers the following seven categories:

front-end electronics, level 1 trigger interface, ROD system electronics, power supplies, detector control and cooling systems,

cables, crates, and connectors, optical links.

Page 3 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:01:57 PM

The numbers of the units are as follows:

The number of the Front-End Boards installed in the system:

Type                                           Number

Front End Board                             1524

Calibration Board                              122

Tower Builder Board                         120

Tower Driver Board                            20

Controller                                          114

Monitoring Board                              146

LV Boards (HEC)                                24

Total                                               2070

There are 2 cooling plates for each board and an extensive, water based cooling system.

There are 4 main types of power supplies.

Type & number installed                                  number of units/supply

Front End Crate supplies                                                  63 & 18

ROD VME crate  supplies                                                54 &   4

Level 1 Interface Crate  supplies                                        8 &   4

HEC LV Supplies                                                               8 & 12

The (Optical) Link components are:

Connection/type                                           number installed

FEB-ROD/optical                                                    1524

ROD-FEB optical/Cu                                                 762

System crate/optical                                                 114

FT-Baseplane/Cu (flex)                                           3048

TBB-Receiver/Cu (shielded TP)                               240

TDB-Receiver/Cu (shielded TP)                               120

The Level 1 trigger receiver/monitor system, located in the USA15 cavern, will consist of eight 9-U VME crates filled with 16

modules each. Each module contains 64 analog channels.

The modules in the ROD system (not including TTC hardware) are:

Type                          Number installed

ROD modules                      192

TBM modules                        16

SPAC modules                      16

Total                                     224

The estimated failure rate of the FEB components is based on the engineering judgment and on the experience of the D0, H1

and ZEUS experiments. The failure rate will require a replacement with spares of about 100-150 readout boards during the yearly

access. These boards will be diagnosed and repaired during the operations period and made ready as spares for the next

access cycle. During the access, US based technicians and postdocs will supplement the operating crew, as a single board

replacement will require a minimum of 3 people for 3-4 hours.

This is after the experiment has been opened and the scaffolding and access platforms have been set up. It is estimated that it

will take 2 weeks to open the detector and two weeks to close it down. During that period safety interlocks for HV, lasers etc.,

must be monitored. The US institutions must maintain a crew of technicians and a fraction of high-level electrical engineers for

problem diagnoses and repairs. It is expected that during the operation's period FY07-FY12, the electrical engineers will work on

the R&D and on the design of electronics for the LHC upgrade, but that they will be available for special tasks and

consultations. The specialized test equipment, which will be quite heavily used, must be kept operational and up to date. For

the purpose of estimating the maintenance cost for such equipment, it was assumed that it would be replaced every three

years.

Page 4 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:01:57 PM

3) Model for the cost estimates of the M&O for the test beams activities

There are three test beam periods for ATLAS LAr systems: 1) during the August 2003 - April 2004 the Combined Barrel test run

will measure a complete electromagnetic and hadronic calorimeters responses to the electrons and pions. 2)  The calibration

run for the FCAL is scheduled for June-September 2003. 3) A combined EMEC/HEC/FCAL run in April-September 2004 (crack

test) will measure the tails of hadronic showers that leak between the calorimeters. The cost of operations of the test beam is

covered by the common costs.	Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

The additional M&O expenses include costs of replacing the old electronics used since 1996 with elements compatible with the Cost Summary:	Cost	(k$)	Cost	(k$)	Cont   	%   	Cost	(k$)	Labor	(k$)	Labor	(k$)	Matls	(k$)	Matls	(k$)	All	Other

ATLAS detector. This is done to obtain realistic estimates of noise and cross talk effects. Since the final production FEBs will Summary:	%

(All)

not yet be available, the module-0 FEB prototypes will be used until June 2004. Only a small number of final production FEBs

will be available for the test beam and we will need to modify older versions to make their performance compatible with the new 	20971	0	0	20971	0	13300	0	7671	118.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083

Faculty  B/I	0	1760	1760	4400	4400	3520	1056	1056	1056	1056

0	133.967	91.168	292.118	292.118	246.534	71.821	71.821	71.821	71.821

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136

Post Doc  B/I	0	880	2640	3792	3872	3872	2376	2376	2376	2376

0	34.148	70.329	120.288	123.392	147.236	97.262	97.262	97.262	97.262

Sr Research Scientist  B/I	0	0	1760	1936	1936	176	176	176	176	176

0	0	245.891	270.48	270.48	24.589	24.589	24.589	24.589	24.589

Term Scientist  B/I	0	792	836	635	0	0	0	0	0	0

0	54.3	54.356	28.599	0	0	0	0	0	0

Computer Professional  MR	0	590	1970	830	190	0	0	0	0	0

0	57.067	183.503	72.629	15.074	0	0	0	0	0

Designer  MR	0	0	300	0	0	0	0	0	0	0

0	0	19.569	0	0	0	0	0	0	0

Electrical Engineer  MR	0	441	147	0	252	0	0	0	0	0

0	35.985	11.995	0	23.102	0	0	0	0	0

Mechanical Engineer  MR	0	893	150	770	0	0	0	0	0	0

0	99.81	13.751	76.619	0	0	0	0	0	0

Technician  MR	0	1942	1246	1819	880	0	0	0	0	0

0	116.723	80.413	106.652	52.749	0	0	0	0	0

Page 5 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:01:59 PM

Computer Professional  R	0	3371	5058	6382	4109	3899	3635	3635	3635	3635

0	282.241	409.009	519.345	348.448	328.136	319.074	319.074	319.074	319.074

Designer  R	0	1059	1560	447	0	0	0	0	0	0

0	69.102	73.059	27.316	0	0	0	0	0	0

Electrical Engineer  R	0	3521	2506	2089	1531	1531	1396	1396	1396	1396

0	231.518	155.699	149.293	148.035	148.035	132.946	132.946	132.946	132.946

Mechanical Engineer  R	0	1118	1692	2022	2140	1931	1181	1181	1181	1181

0	80.954	148.367	150.974	175.356	151.996	102.604	102.604	102.604	102.604

Technician  R	0	4144	6332	4906	7235	6645	6365	6365	6365	6365

0	183.815	300.572	243.063	398.373	368.711	354.865	354.865	354.865	354.865

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5

Travel  B/I	0.0	7.5	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Other  MR	0.0	127.5	138.5	33.0	26.5	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	44.0	62.5	15.0	27.5	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	315.5	163.2	455.8	448.7	613.1	673.6	629.0	634.5	554.5

Travel  R	0.0	76.0	231.5	216.0	149.0	156.5	156.5	156.5	156.5	156.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	2051	2646	3017	2691	2381	2102	2052	2060	1972

Page 6 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:01 PM

WBS Number:	3.3.1	Description:	Mechanical Liquid Argon M&O Estimate

Institution :	Contact:	Not available

The mechanical M&O estimate for the Liquid Argon Calorimeter includes costs for pre-operations, commissioning, operations

and maintenance.

Comments: US contributes ~50% of the cost of the ATLAS LAr mechanical components: cryostats, feedthroughs, cryogenics

and FCal. US will continue to be responsible for its deliverables during the commissioning, operations and maintenance stage of

the experiment. There are three stages of the M&O program: (1) FY03-FY04 - commissioning of the cryostat with its temporary

cryogenics and of the FCal in the surface building 180 (West Hall); (2) FY05-FY07 - integration and re-commissioning of the

cryostat and cryogenics in their final configuration in the experimental pit; (3) FY08-FY12 - experiment operations with periodic

maintenance.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

6531	0	0	6531	0	4650	0	1882	44.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083

Faculty  B/I	0	0	0	2640	2640	2640	704	704	704	704

0	0	0	200.95	200.95	200.95	53.587	53.587	53.587	53.587

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136

Post Doc  B/I	0	0	0	1152	1232	1232	616	616	616	616

0	0	0	49.959	53.063	53.063	26.531	26.531	26.531	26.531

Sr Research Scientist  B/I	0	0	0	176	176	176	176	176	176	176

0	0	0	24.589	24.589	24.589	24.589	24.589	24.589	24.589

Term Scientist  B/I	0	0	660	459	0	0	0	0	0	0

0	0	46.542	20.785	0	0	0	0	0	0

Computer Professional  MR	0	590	1090	440	0	0	0	0	0	0

0	57.067	96.735	34.907	0	0	0	0	0	0

Designer  MR	0	0	300	0	0	0	0	0	0	0

0	0	19.569	0	0	0	0	0	0	0

Mechanical Engineer  MR	0	893	150	770	0	0	0	0	0	0

0	99.81	13.751	76.619	0	0	0	0	0	0

Technician  MR	0	909	1246	1159	0	0	0	0	0	0

0	60.035	80.413	64.2	0	0	0	0	0	0

Computer Professional  R	0	0	380	1445	990	990	726	726	726	726

0	0	30.147	96.4	52.391	52.391	43.329	43.329	43.329	43.329

Page 7 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:02 PM

Designer  R	0	547	900	300	0	0	0	0	0	0

0	35.704	30.007	19.569	0	0	0	0	0	0

Electrical Engineer  R	0	0	0	0	135	135	0	0	0	0

0	0	0	0	15.089	15.089	0	0	0	0

Mechanical Engineer  R	0	518	1340	2022	2140	1931	1181	1181	1181	1181

0	47.488	128.733	150.974	175.356	151.996	102.604	102.604	102.604	102.604

Technician  R	0	300	973	926	1938	1788	1788	1788	1788	1788

0	17.983	49.372	61.859	123.028	112.066	112.066	112.066	112.066	112.066

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	67.5	138.5	33.0	26.5	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	12.5	37.5	15.0	7.5	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	10.0	20.0	111.5	85.0	143.0	126.5	131.5	143.0	126.5

Travel  R	0.0	20.1	32.5	45.0	37.5	45.0	45.0	45.0	45.0	45.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	444	773	1104	892	899	597	604	621	597

Page 8 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:05 PM

WBS Number:	3.3.1.1	Description:	Pre-operations and commissioning

Institution :	Contact:	Not available

The calorimeter (barrel and two endcaps) will be completed on the surface and will be operated using Details of Estimate:

temporary cryogenics, controls and readout.  It will be then transferred to the pit and integrated with the rest of the detector.

This will require changes to the cryogenics, controls and readout. Pre-operations shall include:

1. Updating the documentation in CDD format to include all the changes to the hardware from the pre-operations stage of the

experiment. The documentation to be updated includes, as a minimum, new drawings, procedures and software.

2. Acceptance test procedure, and data recording including calculations required by the CERN safety group.

3. Integration tooling and fixtures including calculations needed for integration and installation in the pit. .

4. Cryostat operations on the surface (common cost item).

5. Facilities setup that include as a minimum, equipment, and a safety program

6. Pre-operations of hardware.

7. Disassembly and re-assembly of feedthroughs for the move from Building 180 to the pit.

During the pre operations stage of the experiment, the documentation in CDD format will be updated to reflect the changes

made to the hardware during commissioning. An integration acceptance test procedure will be generated and data recorded.  In

addition, integration tooling and fixtures will be developed for integrating level 3 subsystems. A facility will be set up to house the

pre operations, and maintenance functions for the Liquid Argon Calorimeter.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

737	0	0	737	0	630	0	107	5.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	660	459	0	0	0	0	0	0

0	0	46.542	20.785	0	0	0	0	0	0

Computer Professional  MR	0	0	500	440	0	0	0	0	0	0

0	0	39.668	34.907	0	0	0	0	0	0

Designer  MR	0	0	300	0	0	0	0	0	0	0

0	0	19.569	0	0	0	0	0	0	0

Mechanical Engineer  MR	0	0	150	470	0	0	0	0	0	0

0	0	13.751	43.088	0	0	0	0	0	0

Technician  MR	0	0	0	587	0	0	0	0	0	0

0	0	0	35.186	0	0	0	0	0	0

Computer Professional  R	0	0	380	0	0	0	0	0	0	0

0	0	30.147	0	0	0	0	0	0	0

Designer  R	0	547	900	300	0	0	0	0	0	0

0	35.704	30.007	19.569	0	0	0	0	0	0

Mechanical Engineer  R	0	518	1047	557	0	0	0	0	0	0

0	47.488	95.985	51.063	0	0	0	0	0	0

Page 9 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:06 PM

Technician  R	0	300	797	160	0	0	0	0	0	0

0	17.983	42.904	5.88	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	10.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	10.0	27.5	7.5	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	124	370	243	0	0	0	0	0	0

Page 10 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:08 PM

WBS Number:	3.3.1.1.1	Description:	Cryostat

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

119	0	0	119	0	107	0	12	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	0	0	0	0	0	0	0

0	0	15.514	0	0	0	0	0	0	0

Designer  R	0	247	160	0	0	0	0	0	0	0

0	16.134	10.437	0	0	0	0	0	0	0

Mechanical Engineer  R	0	0	352	352	0	0	0	0	0	0

0	0	32.27	32.27	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	16	64	38	0	0	0	0	0	0

Page 11 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:10 PM

WBS Number:	3.3.1.1.1.1	Description:	Cryostat documentation update

Institution :	BNL	Contact:	J. Sondericker

Cryostat documentation update. CERN safety group requires a complete documentation of any cryogenics system in operation.

The documentation must be submitted in the CDD format. For the cryostat the documentation will need to be updated twice:

once for the operations in the West Hall and the second time after the move to the experimental pit. It is expected that some of

the interfaces will be modified during the integration.

Labor assumes 1/5 FTE of a mechanical engineer  in FY05 and FY06 (J. Sondericker/ M. Rehak) to Details of Estimate:

update the  cryostat documentation and to provide calculations required for the integration in the pit. It also includes the

Designer for drawing preparation and update (J. Farrel). One needs to review and upload 20 drawings into the CDD. Time

estimate is 1 day per drawing or 160 hours in FY04 and 160 hours in FY05. Travel: -   2 trips to CERN in FY05 and FY06 at

$2500 per trip or $10000.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

119	0	0	119	0	107	0	12	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	0	0	0	0	0	0	0

0	0	15.514	0	0	0	0	0	0	0

Designer  R	0	247	160	0	0	0	0	0	0	0

0	16.134	10.437	0	0	0	0	0	0	0

Mechanical Engineer  R	0	0	352	352	0	0	0	0	0	0

0	0	32.27	32.27	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 12 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:13 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	16	64	38	0	0	0	0	0	0

Page 13 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:13 PM

WBS Number:	3.3.1.1.2	Description:	Feedthrough

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

115	0	0	115	0	115	0	0	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	166	0	0	0	0	0	0

0	0	15.514	8.541	0	0	0	0	0	0

Designer  R	0	300	300	0	0	0	0	0	0	0

0	19.57	19.57	0	0	0	0	0	0	0

Mechanical Engineer  R	0	225	225	55	0	0	0	0	0	0

0	20.627	20.627	5.042	0	0	0	0	0	0

Technician  R	0	0	0	160	0	0	0	0	0	0

0	0	0	5.88	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	40	56	19	0	0	0	0	0	0

Page 14 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:16 PM

WBS Number:	3.3.1.1.2.1	Description:	Signal Feedthrough Documentation update

Institution :	BNL	Contact:	T. Muller

Documentation update for the signal feedthroughs. CERN safety group requires a complete documentation of any vacuum and

cryogenics system in operation. The documentation has to be done in the CDD format. The documentation will have to be

updated twice: once for the operations in the West Hall and the second time after the move to the experimental pit. It is

expected that some of the interfaces will be modified during integration.

Labor assumes 1/7 FTE in FY03, 1/17 FTE in FY04 and FY05 and 1/30 FTE in FY06 of a mechanical Details of Estimate:

engineer (T. Muller). In addition a work of a Designer (J. Farrel) is needed to update the feedthrough's documentation drawings.

Task includes an update of drawings and upload into CDD. There are 15 drawings including FT assembly drawings. Each

drawing will need an average of 10 hours for review and update. Total of 150 hours in 2004 and 150 hours in 2005.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

59	0	0	59	0	59	0	0	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	0	0	0	0	0	0	0

0	0	15.514	0	0	0	0	0	0	0

Designer  R	0	150	150	0	0	0	0	0	0	0

0	9.785	9.785	0	0	0	0	0	0	0

Mechanical Engineer  R	0	105	105	55	0	0	0	0	0	0

0	9.626	9.626	5.042	0	0	0	0	0	0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	19	35	5	0	0	0	0	0	0

Page 15 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:18 PM

WBS Number:	3.3.1.1.2.2	Description:	HV Feedthrough Documentation Update

Institution :	SUNY SB	Contact:	Not available

Documentation update for the HV feedthroughs. CERN safety group requires a complete documentation of any vacuum and

cryogenic system in operation. Some interfaces are modified during the installation. It is expected that more changes will occur

during the integration.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

56	0	0	56	0	56	0	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	0	166	0	0	0	0	0	0

0	0	0	8.541	0	0	0	0	0	0

Designer  R	0	150	150	0	0	0	0	0	0	0

0	9.785	9.785	0	0	0	0	0	0	0

Mechanical Engineer  R	0	120	120	0	0	0	0	0	0	0

0	11.001	11.001	0	0	0	0	0	0	0

Technician  R	0	0	0	160	0	0	0	0	0	0

0	0	0	5.88	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	21	21	14	0	0	0	0	0	0

Page 16 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:21 PM

WBS Number:	3.3.1.1.2.2.1	Description:	HV Feedthrough Documentation Update

Institution :	SUNY SB	Contact:	Not available

Documentation update for the HV feedthroughs. CERN safety group requires a complete documentation of any vacuum and

cryogenic system in operation. Some interfaces are modified during the installation. It is expected that more changes will occur

during the integration.

An update and upload of the information on the filter box and overall assembly will require a labor of a senior technician in

FY06. There are 10 drawings for the filter box and 6 drawings for the cabling at 10 hours per drawing I.e. a total of 160 hours.

Labor assumes 1/10 FTE of a mechanical designer in FY06 to update the HV Feedthrough Details of Estimate:

documentation.

Base & infrastructure;

Labor assumes 1/10 Physicist in FY06 to review and support documentation update.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

6	0	0	6	0	6	0	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	160	0	0	0	0	0	0

0	0	0	5.88	0	0	0	0	0	0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	6	0	0	0	0	0	0

Page 17 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:23 PM

WBS Number:	3.3.1.1.2.2.2	Description:	HV Feedthrough Documentation Update

Institution :	BNL	Contact:	Not available

Documentation update for the HV feedthroughs. CERN safety group requires a complete documentation of any vacuum and

cryogenic system in operation. Some interfaces are modified during the installation. It is expected that more changes will occur

during the integration.

BNL:  Upload to CDD of the HV mechanical assembly drawings, update test results on bellows, Details of Estimate:

welding certification etc., will require work of aq Mechanical Engineer (T. Muller) consisting of 15 days ib FY04 and 15 days in

FY05. It will also require 1 month labor of a Designer (J. Farrel) in FY04 and 1 month in FY05. This represents 1/17 FTE of a

mechanical engineer and 1/12 of a mechanical designer in FY04 and FY05.

Base & infrastructure;

Labor assumes 1/10 Physicist in FY06 to review and support documentation update.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

42	0	0	42	0	42	0	0	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Designer  R	0	150	150	0	0	0	0	0	0	0

0	9.785	9.785	0	0	0	0	0	0	0

Mechanical Engineer  R	0	120	120	0	0	0	0	0	0	0

0	11.001	11.001	0	0	0	0	0	0	0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	21	21	0	0	0	0	0	0	0

Page 18 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:26 PM

WBS Number:	3.3.1.1.3	Description:	Cryogenics

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

488	0	0	488	0	396	0	92	3.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	0	0	0	0	0	0	0

0	0	15.514	0	0	0	0	0	0	0

Computer Professional  MR	0	0	500	440	0	0	0	0	0	0

0	0	39.668	34.907	0	0	0	0	0	0

Designer  MR	0	0	300	0	0	0	0	0	0	0

0	0	19.569	0	0	0	0	0	0	0

Mechanical Engineer  MR	0	0	150	470	0	0	0	0	0	0

0	0	13.751	43.088	0	0	0	0	0	0

Technician  MR	0	0	0	587	0	0	0	0	0	0

0	0	0	35.186	0	0	0	0	0	0

Computer Professional  R	0	0	380	0	0	0	0	0	0	0

0	0	30.147	0	0	0	0	0	0	0

Designer  R	0	0	0	300	0	0	0	0	0	0

0	0	0	19.569	0	0	0	0	0	0

Mechanical Engineer  R	0	293	470	150	0	0	0	0	0	0

0	26.861	43.088	13.751	0	0	0	0	0	0

Technician  R	0	300	797	0	0	0	0	0	0	0

0	17.983	42.904	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 19 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:29 PM

Other  R	0.0	10.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	10.0	20.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	68	247	173	0	0	0	0	0	0

Page 20 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:29 PM

WBS Number:	3.3.1.1.3.1	Description:	Cryogenics documentation update

Institution :	BNL	Contact:	J. Sondericker

Documentation update for the cryogenics. CERN safety group requires a complete documentation of any cryogenics system in

operation. The documentation has to be provided in the CDD format. The documentation will need to be updated twice: once for

the operations in the West Hall in FY04 and the second time after the move to the experimental pit in FY05 and integration in

FY06. The cryogenics control systems are different for the two operations. IN Bldg. 180 the LN2 is vented. In the experimental

hall there is a LN2 recovery and re-circulation system. Software controls use different programming schemes.

Labor assumes  Mechanical Engineer (J. Sondericker): 1/12  FTE in FY05 and 1/12 FTE in FY06 to Details of Estimate:

write the operations manual and a Mechanical Designer (Y. Farrah) to update the documentation of the software operations for

the refrigerator and for the implementation of the safety procedures for the operations in the pit: 1/6 FTE in FY05 and 1/6 FTE in

FY06.

. Travel:-  1 trip to CERN in FY05 and in FY06  at $2500 per trip or $5000.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

88	0	0	88	0	82	0	6	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	0	0	0	0	0	0	0

0	0	15.514	0	0	0	0	0	0	0

Designer  MR	0	0	300	0	0	0	0	0	0	0

0	0	19.569	0	0	0	0	0	0	0

Mechanical Engineer  MR	0	0	150	0	0	0	0	0	0	0

0	0	13.751	0	0	0	0	0	0	0

Designer  R	0	0	0	300	0	0	0	0	0	0

0	0	0	19.569	0	0	0	0	0	0

Mechanical Engineer  R	0	0	0	150	0	0	0	0	0	0

0	0	0	13.751	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Page 21 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:32 PM

Travel  R	0.0	0.0	2.5	2.5	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	52	36	0	0	0	0	0	0

Page 22 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:32 PM

WBS Number:	3.3.1.1.3.2	Description:	Cryogenics Commissioning

Institution :	BNL	Contact:	Not available

Commissioning of all cryogenic equipment.

Commissioning in the West Hall will require the following tasks:

1. Around the clock cold tests support.

2. Closing of the Cold Vessel - Support in closing of the Cold Vessel which includes:

A. Monitoring installation of the Omega seals in preparation for welding the cryostat flanges shut.

B. Certification welding samples prepared, test samples welded, evaluation, and supervision

C. Monitor  torquing of cold vessel bolts

D. Supervision of welding safety practices to prevent superinsulation fires.

E. Pump - down of individual flange seals and leak check.

3. Feedthrough Vacuum and Monitoring

A. Complete testing of the Feedthrough Good and Bad Vacuum systems

B. Commissioning of the Feedthrough head flange heater system to avoid condensation on temperature monitoring

instrumentation

4. Solenoid Magnet Installation

A. Installation of the Solenoid Magnet in the Cryostat.

B. Installation of super insulation blankets.

C. Provide support to KEK to install SC buss bar and shield to He supply dewar.

D. Magnetic field test measurement in the West Hall

E. Commissioning of the solenoid magnet system

5. Test of the barrel cryostat Insulating Vacuum System - Commission the insulating Vacuum System of the warm barrel

cryostat vessels by

He leak checking the entire warm vessel while under vacuum.

6. Cold test -  Commissioning the BC Cryogenic System by cooling down the cold vessel, filling with LAr and warming to 89K

operating conditions.

Details of Estimate:

The resources to accomplish the above tasks will require 1/12  FTE in , FY05 and  1/4FTE in FY06 of a Mechanical Engineer (J.

Sondericker - 2 weeks each year at CERN to supervise commissioning and to discuss the implementation of the refrigerator

control system + 2 weeks each year at BNL to work with the industrial companies and with the CERN safety groups on the

operations analysis), 1/2 FTE of the Software Professional (Y. Farrah) in FY05 to implement the program and to provide the

interfaces to the LAr control system

1/6 FTE ME in FY04 to provide the calculations needed for the solenoid magnet integration with the cryostat

1/6 FTE of the mechanical engineer (M. Rehak) in FY05 to provide the calculations for the Tilecal interface with the cryostat

during the system integration in the pit.

1/4FTE of software professional (Y Farrah} in FY06 to provide support for the cooldown to commission cryostat.

1/6 FTE of a Technician (Wheeler) in FY04 for the Quality Meters commissioning in the West Hall.

1/3 FTE of a technician (Wheeler) in FY05 for the dis-assembly and recommissioning of the cryostat interfaces in the pit .

1/3 FTE of a Technician (Wheeler) in  FY06 for the disassembly and recommissioning of the cryostat interfaces in the pit.

Materials:  $20,000 is needed in FY03 for connections needed in Bldg.180. Based on the past experience $10,000 / year of

material will be required in FY04,  $15000 FY05 and $10,000 in FY06, and 4 trips at $2500 per trip in FY04, FY05 and  FY06.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

381	0	0	381	0	306	0	75	2.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Page 23 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:33 PM

Computer Professional  MR	0	0	500	440	0	0	0	0	0	0

0	0	39.668	34.907	0	0	0	0	0	0

Mechanical Engineer  MR	0	0	0	470	0	0	0	0	0	0

0	0	0	43.088	0	0	0	0	0	0

Technician  MR	0	0	0	587	0	0	0	0	0	0

0	0	0	35.186	0	0	0	0	0	0

Computer Professional  R	0	0	380	0	0	0	0	0	0	0

0	0	30.147	0	0	0	0	0	0	0

Mechanical Engineer  R	0	293	470	0	0	0	0	0	0	0

0	26.861	43.088	0	0	0	0	0	0	0

Technician  R	0	300	587	0	0	0	0	0	0	0

0	17.983	35.186	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	10.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	68	177	136	0	0	0	0	0	0

Page 24 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:35 PM

WBS Number:	3.3.1.1.3.3	Description:	HV Feedthrough Commissioning

Institution :	SUNY SB	Contact:	Not available

Commissioning of the HV feedthroughs.

Task includes the commissioning of the HV connections after the move of each of the three sections of the calorimeters (barrel

and two endcaps) to the experimental pit; connection of the new HV cables to the FT filter boxes. Re-connection of the

temperature sensors and of the heater connectors. Creation of the data bases in the CERN CDD format.

Labor estimate is based on the past experience. It will require 1 week per feedthrough (i.e.,5 to  6 Details of Estimate:

weeks) of a technician in FY05.

Travel: 3 trips (one per cryostat) at $2,500/trip or $7,500.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

19	0	0	19	0	8	0	11	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	210	0	0	0	0	0	0	0

0	0	7.718	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	7.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	19	0	0	0	0	0	0	0

Page 25 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:37 PM

WBS Number:	3.3.1.1.4	Description:	Forward Calorimeter

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	0	12	0	3	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	0	293	0	0	0	0	0	0

0	0	0	12.244	0	0	0	0	0	0

Designer  R	0	0	440	0	0	0	0	0	0	0

0	0	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	3	12	0	0	0	0	0	0

Page 26 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:40 PM

WBS Number:	3.3.1.1.4.1	Description:	FCAL Documentation update

Institution :	U. of Arizona	Contact:	L. Shaver

Documentation update FCAL. The FCAL assembly will be completed in FY04. CERN safety group requires a complete

documentation of any cryogenic system in operation. Some interfaces are modified during the installation. It is expected that

more changes will occur during the integration.

Labor assumes 1/4 FTE of a mechanical engineer/designer in FY05 to update the FCAL Details of Estimate:

documentation. (20 production drawings + integration drawings).  Travel  1 trip at $2500.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

15	0	0	15	0	12	0	3	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	0	293	0	0	0	0	0	0

0	0	0	12.244	0	0	0	0	0	0

Designer  R	0	0	440	0	0	0	0	0	0	0

0	0	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	3	12	0	0	0	0	0	0

Page 27 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:43 PM

WBS Number:	3.3.1.2	Description:	Operations

Institution :	Contact:	Not available

Operations shall include:

Calibration and monitoring of the equipment during experiment run time.

Maintaining databases.

ATLAS data taking.

Maintenance for accessible parts and replacement as needed. Consumables are included in common costs.

Calibration and monitoring of the equipment will be performed during the experiment run time that is Details of Estimate:

expected to start in FY07. ATLAS data taking, database maintenance, and support will be provided. Routine checking and

maintenance will be carried out for accessible parts of the subsystem. For those parts of the system that are inaccessible,

failures will be logged and whatever recovery procedures are necessary will be executed. Hardware, software, and physicist

technical support and management will be required.  During the operations phase, personnel will be required to provide hardware

support, software support and supervise the operations of the cryostat, the Liquid nitrogen refrigeration system, the quality

meter monitors, HV Feedthroughs. Additional work will be needed to design and monitor interfaces of the components under

direct US responsibility with those under the ATLAS collaboration responsibility. This will include the interface of the

ATLAS cryostat cryogenics system with the LHC system.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3691	0	0	3691	0	3328	0	363	33.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083

Faculty  B/I	0	0	0	2640	2640	2640	704	704	704	704

0	0	0	200.95	200.95	200.95	53.587	53.587	53.587	53.587

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136

Post Doc  B/I	0	0	0	1152	1232	1232	616	616	616	616

0	0	0	49.959	53.063	53.063	26.531	26.531	26.531	26.531

Sr Research Scientist  B/I	0	0	0	176	176	176	176	176	176	176

0	0	0	24.589	24.589	24.589	24.589	24.589	24.589	24.589

Computer Professional  MR	0	590	590	0	0	0	0	0	0	0

0	57.067	57.067	0	0	0	0	0	0	0

Mechanical Engineer  MR	0	600	0	300	0	0	0	0	0	0

0	67.062	0	33.531	0	0	0	0	0	0

Technician  MR	0	616	440	352	0	0	0	0	0	0

0	38.623	32.155	12.936	0	0	0	0	0	0

Computer Professional  R	0	0	0	1267	812	812	548	548	548	548

0	0	0	90.29	46.281	46.281	37.219	37.219	37.219	37.219

Page 28 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:44 PM

Electrical Engineer  R	0	0	0	0	135	135	0	0	0	0

0	0	0	0	15.089	15.089	0	0	0	0

Mechanical Engineer  R	0	0	0	1040	1715	1495	745	745	745	745

0	0	0	66.967	142.412	117.823	68.431	68.431	68.431	68.431

Technician  R	0	0	176	590	1294	1144	1144	1144	1144	1144

0	0	6.468	43.117	81.777	70.815	70.815	70.815	70.815	70.815

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	5.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	5.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	10.0	5.0	5.0

Travel  R	0.0	5.0	5.0	17.5	27.5	27.5	27.5	27.5	27.5	27.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	183	116	632	674	638	360	368	360	360

Page 29 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:46 PM

WBS Number:	3.3.1.2.1	Description:	Cryostat

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

458	0	0	458	0	406	0	52	2.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Sr Research Scientist  B/I	0	0	0	176	176	176	176	176	176	176

0	0	0	24.589	24.589	24.589	24.589	24.589	24.589	24.589

Computer Professional  R	0	0	0	160	160	160	160	160	160	160

0	0	0	15.476	15.476	15.476	15.476	15.476	15.476	15.476

Mechanical Engineer  R	0	0	0	160	160	160	160	160	160	160

0	0	0	17.883	17.883	17.883	17.883	17.883	17.883	17.883

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	65	65	65	65	65	65	65

Page 30 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:49 PM

WBS Number:	3.3.1.2.1.1	Description:	Cryostat operations

Institution :	BNL-M&O	Contact:	Sondericker

Provide hardware and software support to the cryostat during the operations phase. The support consists of monitoring the

cryostat controls for the temperature, pressure and liquid levels. A data base updates and modifications will be done. Periodic

review of the performance parameters will be done by cryostat design engineer. Software professional will provide yearly updates

of the operations and control software.

Labor costs assume 160 hours/year of ME and 160 hours/year of software professional (based on the Details of Estimate:

past experience in D0 experiment) in FY06 to FY12. Travel  2 trips/year in FY06-FY12 at $2500/ trip or $35,000.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

458	0	0	458	0	406	0	52	2.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Sr Research Scientist  B/I	0	0	0	176	176	176	176	176	176	176

0	0	0	24.589	24.589	24.589	24.589	24.589	24.589	24.589

Computer Professional  R	0	0	0	160	160	160	160	160	160	160

0	0	0	15.476	15.476	15.476	15.476	15.476	15.476	15.476

Mechanical Engineer  R	0	0	0	160	160	160	160	160	160	160

0	0	0	17.883	17.883	17.883	17.883	17.883	17.883	17.883

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 31 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:51 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	65	65	65	65	65	65	65

Page 32 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:51 PM

WBS Number:	3.3.1.2.2	Description:	Feedthrough

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

575	0	0	575	0	419	0	156	3.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	176	0	352	0	0	0	0	0	0

0	6.468	0	12.936	0	0	0	0	0	0

Mechanical Engineer  R	0	0	0	0	240	240	240	240	240	240

0	0	0	0	26.825	26.825	26.825	26.825	26.825	26.825

Technician  R	0	0	176	0	704	704	704	704	704	704

0	0	6.468	0	38.66	38.66	38.66	38.66	38.66	38.66

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	5.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	5.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	10.0	5.0	5.0

Travel  R	0.0	0.0	5.0	2.5	7.5	7.5	7.5	7.5	7.5	7.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	19	19	37	82	82	82	89	82	82

Page 33 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:54 PM

WBS Number:	3.3.1.2.2.1	Description:	Signal Feedthroughs operations

Institution :	BNL-M&O	Contact:	Not available

Provide hardware support to the signal feethroughs during the operations phase.

Monitoring and control of the signal feedthrough temperature and nitrogen gas flow and of the status of the vacuum system will

be required.

CERN safety requirements impose a yearly validation of every relief valve. There are 120 relief valves each needing 5 hours

access. This work will be shared with the CERN based operations crew. Maintenance of the test and repair equipment at BNL

will be needed.

To support the hardware, 1/7 FTE ME, and 1/5 FTE Technician  from FY07 to FY12 will be required. Details of Estimate:

Material: $5,000/year will be needed to maintain and test the repair station at BNL starting in FY04 to FY12.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

390	0	0	390	0	315	0	75	2.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	0	0	240	240	240	240	240	240

0	0	0	0	26.825	26.825	26.825	26.825	26.825	26.825

Technician  R	0	0	0	0	352	352	352	352	352	352

0	0	0	0	25.724	25.724	25.724	25.724	25.724	25.724

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

Travel  R	0.0	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 34 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:57 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	5	5	9	62	62	62	62	62	62

Page 35 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:02:57 PM

WBS Number:	3.3.1.2.2.2	Description:	HV Feedthroughs operations

Institution :	SUNY SB	Contact:	Not available

Provide hardware support to the High Voltage Feethrough's during the operations phase.

The system will operate in two stages: FY04-FY06 in the West Hall and in the pit with a full access to the feedthroughs; and

FY07-FY12 with a yearly access to the pit.

Monitoring and control of the HV feedthrough temperature and dry air as well as of the performance of the HV filter boxes will be

required.

Labor costs assume 1/10 FTE of a Technician  (J. Steffens) starting in FY04 and FY05 and 1/5 Details of Estimate:

technician from FY06  to FY12, monitoring equipment cost of $5000 consisting of CANBUS I/O and a PC is required in FY06.

Tools replacement ($5k) will be needed in FY10.

Travel: 2 trips/year at $2500/trip or $45,000 from FY04 to FY12.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

184	0	0	184	0	103	0	81	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	176	0	352	0	0	0	0	0	0

0	6.468	0	12.936	0	0	0	0	0	0

Technician  R	0	0	176	0	352	352	352	352	352	352

0	0	6.468	0	12.936	12.936	12.936	12.936	12.936	12.936

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	5.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.0	0.0	0.0

Travel  R	0.0	0.0	5.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Page 36 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:00 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	14	14	28	20	20	20	28	20	20

Page 37 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:00 PM

WBS Number:	3.3.1.2.3	Description:	Cryogenics

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1006	0	0	1006	0	895	0	111	6.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	352	352	352	176	176	176	176

0	0	0	18.915	18.915	18.915	9.457	9.457	9.457	9.457

Computer Professional  MR	0	590	590	0	0	0	0	0	0	0

0	57.067	57.067	0	0	0	0	0	0	0

Mechanical Engineer  MR	0	600	0	300	0	0	0	0	0	0

0	67.062	0	33.531	0	0	0	0	0	0

Technician  MR	0	440	440	0	0	0	0	0	0	0

0	32.155	32.155	0	0	0	0	0	0	0

Computer Professional  R	0	0	0	590	135	135	135	135	135	135

0	0	0	57.067	13.058	13.058	13.058	13.058	13.058	13.058

Electrical Engineer  R	0	0	0	0	135	135	0	0	0	0

0	0	0	0	15.089	15.089	0	0	0	0

Mechanical Engineer  R	0	0	0	0	435	215	80	80	80	80

0	0	0	0	48.62	24.031	8.942	8.942	8.942	8.942

Technician  R	0	0	0	590	590	440	440	440	440	440

0	0	0	43.117	43.117	32.155	32.155	32.155	32.155	32.155

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	5.0	0.0	5.0	10.0	10.0	10.0	10.0	10.0	10.0

Page 38 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:03 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	164	97	160	154	118	78	78	78	78

Page 39 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:03 PM

WBS Number:	3.3.1.2.3.1	Description:	 Quality Meter

Institution :	BNL-M&O	Contact:	Sondericker

The Quality Meter consists of the mechanical system and an electronic cards that provide capacitance to current conversion.

Costs are based on providing mechanical, electrical hardware and software support to the quality meter during the operations.

Hardware support includes checking of the quality meters operations and calibration at least three times per year. Software

support consists of monitoring the quality meter controls for temperature pressure and liquid levels. The monitoring requires

knowledge of the PLC control language. First two years of operations will require preservation of the mechanical know-how at

BNL. Long-term operations support will be provided by the CERN operations crew.

Labor costs assume: Details of Estimate:

1/13 FTE ME, and 1/13 FTE EE for hardware support in FY07 and FY08, and 1/13 FTE SW Prof for software support in FY07 to

FY12.

Travel: -  2 trips/year at $2500/ trip or $30,000 from FY07 to FY12.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

183	0	0	183	0	139	0	44	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	0	135	135	135	135	135	135

0	0	0	0	13.058	13.058	13.058	13.058	13.058	13.058

Electrical Engineer  R	0	0	0	0	135	135	0	0	0	0

0	0	0	0	15.089	15.089	0	0	0	0

Mechanical Engineer  R	0	0	0	0	135	135	0	0	0	0

0	0	0	0	15.089	15.089	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 40 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:05 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	51	51	20	20	20	20

Page 41 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:06 PM

WBS Number:	3.3.1.2.3.2	Description:	Cryogenics operations

Institution :	BNL-M&O	Contact:	Not available

Provide hardware and software support to the cryogenics during the operations phase.

During FY04 and FY05 this will support operations in the West Hall. Starting in FY06, this will support operations in the

experimental pit.

Task includes periodic checks of the LN2 refrigerator, valves, pumps, etc. It includes monitoring of the cryogenics controls for the

temperature, pressure and the liquid levels and provides upgrades to the BNL generated control code. Since the software for the

cryogenics controls will have to be made compatible with the software procedures under development for the LHC (not yet

established), there will be a need to change the language and to modify control tools after the start of operations when the LHC

system is stable.

T Labor costs assume: Details of Estimate:

1/6 FTE ME,  in FY04 to FFY07. 1/3 of the technician will be needed during the commissioning in the pit in FY06-FY07

Mechanical engineer (Sondericker) will update the specifications and make them compatible with running conditions. He will

provide a supervision for the maintenance of the LN2 refrigerator.

1/20 FTE ME, 1/4 FTE technician  in FY08 to FY12 for hardware support.

Software Support: 1/3 FTE of a software professional in FY06

Travel: -  2 trips/year at $2500/ trip or $45,000 from FY04 to FY12.

Management Contingency

FY04 and FY05

1/4 FTE technician -  for hardware support, and 1/3 FTE SW Prof for software support to provide support for the cryogenics

system operations in the west Hall and to provide updates of the BNL generated control code

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

823	0	0	823	0	756	0	67	5.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	352	352	352	176	176	176	176

0	0	0	18.915	18.915	18.915	9.457	9.457	9.457	9.457

Computer Professional  MR	0	590	590	0	0	0	0	0	0	0

0	57.067	57.067	0	0	0	0	0	0	0

Mechanical Engineer  MR	0	600	0	300	0	0	0	0	0	0

0	67.062	0	33.531	0	0	0	0	0	0

Technician  MR	0	440	440	0	0	0	0	0	0	0

0	32.155	32.155	0	0	0	0	0	0	0

Computer Professional  R	0	0	0	590	0	0	0	0	0	0

0	0	0	57.067	0	0	0	0	0	0

Mechanical Engineer  R	0	0	0	0	300	80	80	80	80	80

0	0	0	0	33.531	8.942	8.942	8.942	8.942	8.942

Page 42 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:07 PM

Technician  R	0	0	0	590	590	440	440	440	440	440

0	0	0	43.117	43.117	32.155	32.155	32.155	32.155	32.155

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	5.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	164	97	160	103	67	58	58	58	58

Page 43 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:09 PM

WBS Number:	3.3.1.2.4	Description:	FCAL

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1653	0	0	1653	0	1609	0	44	21.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083

Faculty  B/I	0	0	0	2640	2640	2640	704	704	704	704

0	0	0	200.95	200.95	200.95	53.587	53.587	53.587	53.587

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136

Post Doc  B/I	0	0	0	800	880	880	440	440	440	440

0	0	0	31.044	34.148	34.148	17.074	17.074	17.074	17.074

Computer Professional  R	0	0	0	517	517	517	253	253	253	253

0	0	0	17.747	17.747	17.747	8.685	8.685	8.685	8.685

Mechanical Engineer  R	0	0	0	880	880	880	265	265	265	265

0	0	0	49.084	49.084	49.084	14.781	14.781	14.781	14.781

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	369	373	373	135	135	135	135

Page 44 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:11 PM

WBS Number:	3.3.1.2.4.1	Description:	FCAL operations

Institution :	U. of Arizona	Contact:	Not available

Provide hardware and software support to the FCAL during the operations phase. The software support consists of monitoring

the FCAL controls for temperature, pressure, liquid levels and electronics responses and provides changes to the software.

Labor costs assume 1/2 FTE ME starting in FY06 to FY08 and 5/16 FTE Computer professional Details of Estimate:

starting in FY06 to FY08 and 3/20 FTE ME and 3/20 FTE Software professional in FY09 to FY12. Travel  2 trips/year at

$2500/trip or $35,000

Base and Infrastructure

Hardware support for this effort will require:

FY06 to FY08

1 FTE faculty

0.5 FTE Post doc

1 FTE grad student

FY 09 to FY12

2/10 FTE faculty

1/4 FTE post doc

1/4 FTE grad student

Base & infrastructure

Effort required for the software controls consists of:

FY06 to FY08

1/2 FTE faculty

1/3 FTE software professional

1/2 FTE grad student

FY 09 to FY12

1/4 FTE faculty

2/10 FTE software professional

1/2 FTE grad student

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1653	0	0	1653	0	1609	0	44	21.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083

Faculty  B/I	0	0	0	2640	2640	2640	704	704	704	704

0	0	0	200.95	200.95	200.95	53.587	53.587	53.587	53.587

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136

Post Doc  B/I	0	0	0	800	880	880	440	440	440	440

0	0	0	31.044	34.148	34.148	17.074	17.074	17.074	17.074

Page 45 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:12 PM

Computer Professional  R	0	0	0	517	517	517	253	253	253	253

0	0	0	17.747	17.747	17.747	8.685	8.685	8.685	8.685

Mechanical Engineer  R	0	0	0	880	880	880	265	265	265	265

0	0	0	49.084	49.084	49.084	14.781	14.781	14.781	14.781

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	369	373	373	135	135	135	135

Page 46 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:14 PM

WBS Number:	3.3.1.3	Description:	Maintenance

Institution :	Contact:	Not available

Maintenance shall include:

Spare part kit to repair at CERN and at the institution sites. The spare parts shall account for part wear out rate, and part

obsolescence.

Scheduled maintenance that includes equipment removal and reinstallation, calibration and alignment, test equipment at the

CERN and institution sites - on site repair, and off - site repair.

Project Management to supervise the staff and to perform project maintenance planning and control

US ATLAS maintenance tasks will be required on the following level 3 subsystems A. Cryogenics, B. Details of Estimate:

Quality meters, C. Signal and HV Feedthroughs. The cryostat  will be accessed for maintenance approximately every ten years

and therefore no cost for maintenance will be estimated. The cryogenics, Quality Meters and the feedthroughs will require US

ATLAS manpower to support maintenance functions at CERN. The signal and HV feedthroughs and Quality Meters, will also

require spare parts on hand at CERN to support the maintenance task. During access, failed control units: ELMB, valves,

temperature and pressure gauges will be repaired or replaced with spares every three to five years on average. Repair of these

failed modules will be performed at CERN by the maintenance staff. The estimate is based on working 200 days/year and that

50 days/year will be used for access, leaving 150 days (a total of 900 man-days per year) for on site repair and maintenance.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2103	0	0	2103	0	691	0	1412	5.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  MR	0	293	0	0	0	0	0	0	0	0

0	32.748	0	0	0	0	0	0	0	0

Technician  MR	0	293	806	220	0	0	0	0	0	0

0	21.412	48.258	16.078	0	0	0	0	0	0

Computer Professional  R	0	0	0	178	178	178	178	178	178	178

0	0	0	6.11	6.11	6.11	6.11	6.11	6.11	6.11

Mechanical Engineer  R	0	0	293	425	425	436	436	436	436	436

0	0	32.748	32.944	32.944	34.173	34.173	34.173	34.173	34.173

Technician  R	0	0	0	176	644	644	644	644	644	644

0	0	0	12.862	41.251	41.251	41.251	41.251	41.251	41.251

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Page 47 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:17 PM

Other  MR	0.0	62.5	138.5	18.0	26.5	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	7.5	32.5	0.0	7.5	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	106.5	80.0	138.0	121.5	121.5	138.0	121.5

Travel  R	0.0	5.1	0.0	20.0	10.0	17.5	17.5	17.5	17.5	17.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	136	286	230	219	261	237	237	261	237

Page 48 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:17 PM

WBS Number:	3.3.1.3.1	Description:	Cryostat-Maintenance of Interfaces

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

266	0	0	266	0	129	0	138	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	220	220	0	0	0	0	0	0

0	0	16.078	16.078	0	0	0	0	0	0

Technician  R	0	0	0	0	220	220	220	220	220	220

0	0	0	0	16.078	16.078	16.078	16.078	16.078	16.078

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	18.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	0.0	0.0	18.0	18.0	18.0	18.0	18.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	36	36	16	36	36	36	36	36

Page 49 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:20 PM

WBS Number:	3.3.1.3.1.1	Description:	Maintenance of the mechanical facility

Institution :	BNL-M&O	Contact:	Not available

Maintenance of the mechanical facility including replacement of broken equipment

Maintenance of the mechanical facility at CERN (for replacement and problem shooting) and at BNL Details of Estimate:

(for repairs)  including replacement of broken equipment (including specialized welding and cutting tools) is estimated at

$18k/year from FY05 to FY12. Repairs and updates on maintenance and inspection procedures will require  labor of 1/8 FTE MT

in FY05 to FY12

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

266	0	0	266	0	129	0	138	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	220	220	0	0	0	0	0	0

0	0	16.078	16.078	0	0	0	0	0	0

Technician  R	0	0	0	0	220	220	220	220	220	220

0	0	0	0	16.078	16.078	16.078	16.078	16.078	16.078

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	18.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	0.0	0.0	18.0	18.0	18.0	18.0	18.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 50 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:23 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	36	36	16	36	36	36	36	36

Page 51 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:23 PM

WBS Number:	3.3.1.3.2	Description:	Feedthrough

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

549	0	0	549	0	85	0	465	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	293	0	0	0	0	0	0	0

0	0	10.768	0	0	0	0	0	0	0

Technician  R	0	0	0	0	248	248	248	248	248	248

0	0	0	0	12.311	12.311	12.311	12.311	12.311	12.311

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	58.0	0.0	26.5	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	25.0	0.0	7.5	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	26.5	0.0	40.0	23.5	23.5	40.0	23.5

Travel  R	0.0	5.1	0.0	10.0	0.0	7.5	7.5	7.5	7.5	7.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	8	122	48	57	78	53	53	78	53

Page 52 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:25 PM

WBS Number:	3.3.1.3.2.1	Description:	Signal Feedthrough Maintenance

Institution :	BNL-M&O	Contact:	Not available

Maintenance of the Signal feedthroughs

Cost for spare parts  required to support the feedthroughs maintenance is $30,000 in FY05 and Details of Estimate:

$15000 in FY06 and FY07, and $12.000 per year in FY08 to FY12. 1/20 FTE of technician per year is needed to maintain the

feedthrough repair facility and equipment

Travel: 4 trips/year at $2500/trip in FY05 and 2 trips/year in FY 06, and 1 trip/year in FY07 to FY12 or $30,000 total.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

214	0	0	214	0	39	0	176	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	88	88	88	88	88	88

0	0	0	0	6.431	6.431	6.431	6.431	6.431	6.431

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	30.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	10.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	15.0	0.0	12.0	12.0	12.0	12.0	12.0

Travel  R	0.0	0.0	0.0	5.0	0.0	2.5	2.5	2.5	2.5	2.5

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	48	24	27	23	23	23	23	23

Page 53 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:28 PM

WBS Number:	3.3.1.3.2.2	Description:	HV Feedthrough Maintenance

Institution :	SUNY SB	Contact:	Not available

Maintenance of the HV feedthrough (including HV distribution boxes):

The repair and test station for the HV filter network will be set up and maintained at SUNY SB. Task involves a periodic safety

check of the HV system including temperature monitoring and control. Periodic replacement of the failed filter modules with

spares will be done. Failed units will be sent for repairs at Stony Brook.

Details of Estimate:

1/6 FTE Technician in FY05 for setting up the maintenance and repair facility. Travel: -  4 trips in FY05 at $2500/trip or $10,000.

Cost for spare parts, tools, and shipping  is $28k in FY05, FY08, and FY11 and $11.5k from FY06, FY07 and FY09< FY10 and

FY12.

The filter box repair station maintenance will include scope for the corona check and HV crate with power supply and soldering

tools. The estimate is for 10 channels out of 5000 to fail each year and need repairs. It takes 2 days per channel to repair it and

retest I.e., 20 days/year of a technician or 1/10 FTE/ year from FY07 to FY12 .

Travel: 2 trips/year at $2500/trip or $45,000 from FY04 to FY12

Base and infrastructure support for the HV feedthroughs:

1/2 FTE faculty in FY07 and FY08 and 1/10 faculty in FY09 to FY12.

1/2 grad student in FY07 and FY08 and 1/4 grad student in FY09 to FY12.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

335	0	0	335	0	46	0	289	0.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	293	0	0	0	0	0	0	0

0	0	10.768	0	0	0	0	0	0	0

Technician  R	0	0	0	0	160	160	160	160	160	160

0	0	0	0	5.88	5.88	5.88	5.88	5.88	5.88

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	28.0	0.0	11.5	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	0.0	15.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0

Page 54 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:30 PM

Other  R	0.0	0.0	0.0	11.5	0.0	28.0	11.5	11.5	28.0	11.5

Travel  R	0.0	5.1	0.0	5.0	0.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	8	74	24	30	54	30	30	54	30

Page 55 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:31 PM

WBS Number:	3.3.1.3.3	Description:	Cryogenics

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1121	0	0	1121	0	334	0	787	2.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  MR	0	293	0	0	0	0	0	0	0	0

0	32.748	0	0	0	0	0	0	0	0

Technician  MR	0	293	293	0	0	0	0	0	0	0

0	21.412	21.412	0	0	0	0	0	0	0

Mechanical Engineer  R	0	0	293	165	165	176	176	176	176	176

0	0	32.748	18.442	18.442	19.671	19.671	19.671	19.671	19.671

Technician  R	0	0	0	176	176	176	176	176	176	176

0	0	0	12.862	12.862	12.862	12.862	12.862	12.862	12.862

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	62.5	62.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	7.5	7.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	80.0	80.0	80.0	80.0	80.0	80.0	80.0

Travel  R	0.0	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	129	129	122	122	124	124	124	124	124

Page 56 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:34 PM

WBS Number:	3.3.1.3.3.1	Description:	Quality Meters

Institution :	BNL-M&O	Contact:	Not available

Quality Meters

Labor costs assume  1/6 ME in FY05, and 1/10 FTE ME in FY06 to FY12.  Cost for spare parts is Details of Estimate:

$12,500 in FY05, and $30K/year  ( 15% of construction manufacturing cost) in FY06 to FY12. Spare parts cost for the quality

meter mechanical parts and for the electronic boards is $50k/year starting in FY05 to FY12. Travel: -   1 trip/year at $2500 per

trip or $20,000 total from FY05 to FY12.

Management Contingency

FY04

Labor costs assume 1/6 FTE ME. Cost for spare parts in $12,500. Travel:- 1 trip at $2500 per trip or $2500 total.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

471	0	0	471	0	201	0	271	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  MR	0	293	0	0	0	0	0	0	0	0

0	32.748	0	0	0	0	0	0	0	0

Mechanical Engineer  R	0	0	293	165	165	176	176	176	176	176

0	0	32.748	18.442	18.442	19.671	19.671	19.671	19.671	19.671

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	12.5	12.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	2.5	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	30.0	30.0	30.0	30.0	30.0	30.0	30.0

Travel  R	0.0	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5

Page 57 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:36 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	50	50	52	52	53	53	53	53	53

Page 58 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:36 PM

WBS Number:	3.3.1.3.3.2	Description:	Cryogenics Maintenance

Institution :	BNL-M&O	Contact:	Not available

Maintenance of the Cryogenics

Labor assumes  technician 1/6 FTE in FY04 and FY05, and 1/10 FTE technician in FY06 to FY12 for Details of Estimate:

maintenance and recalibration costs including refrigerator and all interconnects. Travel: -   2 trips/year at $2500 per trip or

$40,000 total from FY04 to FY12. Spare Parts at $ 50,000 per year will also be required.

Management Contingency

FY04

Labor assumes technician 1/6 FTE

Travel: - 2 trips/year at $2500 per trip or $5000

Refrigerator spare parts $50,000

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

650	0	0	650	0	133	0	517	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	293	293	0	0	0	0	0	0	0

0	21.412	21.412	0	0	0	0	0	0	0

Technician  R	0	0	0	176	176	176	176	176	176	176

0	0	0	12.862	12.862	12.862	12.862	12.862	12.862	12.862

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	50.0	50.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	50.0	50.0	50.0	50.0	50.0	50.0	50.0

Travel  R	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

Page 59 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:39 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	79	79	70	70	70	70	70	70	70

Page 60 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:39 PM

WBS Number:	3.3.1.3.4	Description:	FCAL

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

166	0	0	166	0	144	0	22	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	178	178	178	178	178	178	178

0	0	0	6.11	6.11	6.11	6.11	6.11	6.11	6.11

Mechanical Engineer  R	0	0	0	260	260	260	260	260	260	260

0	0	0	14.502	14.502	14.502	14.502	14.502	14.502	14.502

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	24	24	24	24	24	24	24

Page 61 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:42 PM

WBS Number:	3.3.1.3.4.1	Description:	FCAL

Institution :	U. of Arizona	Contact:	Not available

FCAL maintenance Support

Supporting the FCAL  will require the following resources: Details of Estimate:

ME 1/7 FTE FY06 to FY12

Computer Professional  1/10 FTE FY06 to FY12

Travel 1 trip/year or $17,500 total from FY06 to FY12

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

166	0	0	166	0	144	0	22	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	178	178	178	178	178	178	178

0	0	0	6.11	6.11	6.11	6.11	6.11	6.11	6.11

Mechanical Engineer  R	0	0	0	260	260	260	260	260	260	260

0	0	0	14.502	14.502	14.502	14.502	14.502	14.502	14.502

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	24	24	24	24	24	24	24

Page 62 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:44 PM

WBS Number:	3.3.2	Description:	Electronic Liquid Argon M&O Estimate

Institution :	Contact:	Not available

The electronic M&O estimate for the Liquid Argon Calorimeter includes costs for pre-operations, operations, and maintenance.

Model for the cost estimates of the M&O for the electronics and electrical systems Details of Estimate:

The front-end readout of the LAr calorimeter will be installed on the detector in FY05 through FY07 after the calorimeter's

transport and integration in the pit. The pre-operations will include: the full crate test of the readout system, the long-term boards

burn-in facility, a portable full crate test station for the commissioning of the calorimeter modules (in Bldg. 180) before the

welding shut of the cryostat, the commissioning of the electronics readout after its installation on the detector (in the pit) and

the specialized electronics for the beam tests. The system crate, optical links, Level 1 trigger system, and the ROD system will

require costs for pre-operations.  A long-term burn-in of the integrated system crate will be performed to flush out the infant

mortality components before the commencement of operations. Documentation update (including final layouts and drawings) will

be made during the commissioning stage.

The estimates for operations and maintenance are based on the LHC run model of 7 months of proton-proton collisions, 2

months of heavy ion collisions and 3 months detector access per year. For such model, the ATLAS Liquid Argon Electronics

Coordination group estimated a need for the on-site electronics operations crew of 1 supervisory Electrical Engineer and 5

electronics technicians working in shifts. This crew (paid from the CERN Common costs with a 20% US share) will identify

problem boards/components, replace with spares (if accessible) and run simple diagnostic tests. Simple repairs will be made at

CERN. Boards with more difficult problems will be sent for repairs to the "home" institutions (Nevis, BNL, Pittsburgh, SMU)

responsible for their maintenance. Each institution will maintain the expertise and the necessary test and repair equipment. In

addition, these institutions will need to update the supply of spares from time to time as needed. This model is similar to that

used e.g., at PHENIX, D0 and ZEUS.

Maintenance and operations of the Liquid Argon Calorimeter electronics in FY07-FY12 covers the following seven categories:

front-end electronics, level 1 trigger interface, ROD system electronics, power supplies, detector control and cooling systems,

cables, crates, and connectors, optical links.

The numbers of the units are as follows:

The number of the Front-End Boards installed in the system:

Type                                           Number

Front End Board                             1524

Calibration Board                              122

Tower Builder Board                         120

Tower Driver Board                            20

Controller                                          114

Monitoring Board                              146

LV Boards (HEC)                                24

Total                                               2070

There are 2 cooling plates for each board and an extensive, water based cooling system.

There are 4 main types of power supplies.

Type & number installed                                  number of units/supply

Front End Crate supplies                                                  63 & 18

ROD VME crate  supplies                                                54 &   4

Level 1 Interface Crate  supplies                                        8 &   4

HEC LV Supplies                                                               8 & 12

The (Optical) Link components are:

Connection/type                                           number installed

FEB-ROD/optical                                                    1524

ROD-FEB optical/Cu                                                 762

System crate/optical                                                 114

FT-Baseplane/Cu (flex)                                           3048

TBB-Receiver/Cu (shielded TP)                               240

TDB-Receiver/Cu (shielded TP)                               120

The Level 1 trigger receiver/monitor system, located in the USA15 cavern, will consist of eight 9-U VME crates filled with 16

modules each. Each module contains 64 analog channels.

Page 63 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:44 PM

The modules in the ROD system (not including TTC hardware) are:

Type                          Number installed

ROD modules                      192

TBM modules                        16

SPAC modules                      16

Total                                     224

The estimated failure rate of the FEB components is based on the engineering judgment and on the experience of the D0, H1

and ZEUS experiments. The failure rate will require a replacement with spares of about 100-150 readout boards during the yearly

access. These boards will be diagnosed and repaired during the operations period and made ready as spares for the next

access cycle. During the access, US based technicians and postdocs will supplement the operating crew, as a single board

replacement will require a minimum of 3 people for several hours. US institutions must maintain a crew of technicians and a

fraction of high-level electrical engineers for problem diagnoses and repairs. It is expected that during the operation's period

FY07-FY12, the electrical engineers will work on the R&D and on the design of electronics for the LHC upgrade, but that they

will be available for special tasks and consultations. The specialized test equipment, which will be quite heavily used, must be 	Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

kept operational and up to date. For the purpose of estimating the maintenance cost for such equipment, it was assumed that it Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

would be replaced every three years. Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

10987	0	0	10987	0	7975	0	3012	67.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1760	1760	1760	880	352	352	352	352

0	0	91.168	91.168	91.168	45.584	18.234	18.234	18.234	18.234

Post Doc  B/I	0	0	2640	2640	2640	2640	1760	1760	1760	1760

0	0	70.329	70.329	70.329	94.173	70.731	70.731	70.731	70.731

Sr Research Scientist  B/I	0	0	1760	1760	1760	0	0	0	0	0

0	0	245.891	245.891	245.891	0	0	0	0	0

Term Scientist  B/I	0	792	176	176	0	0	0	0	0	0

0	54.3	7.814	7.814	0	0	0	0	0	0

Computer Professional  MR	0	0	880	390	190	0	0	0	0	0

0	0	86.768	37.722	15.074	0	0	0	0	0

Electrical Engineer  MR	0	441	147	0	252	0	0	0	0	0

0	35.985	11.995	0	23.102	0	0	0	0	0

Technician  MR	0	300	0	660	880	0	0	0	0	0

0	12.75	0	42.452	52.749	0	0	0	0	0

Computer Professional  R	0	2640	4678	4937	3119	2909	2909	2909	2909	2909

0	250.815	378.862	422.945	296.057	275.745	275.745	275.745	275.745	275.745

Page 64 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:46 PM

Designer  R	0	0	660	147	0	0	0	0	0	0

0	0	43.052	7.747	0	0	0	0	0	0

Electrical Engineer  R	0	2641	2506	2089	1396	1396	1396	1396	1396	1396

0	175.012	155.699	149.293	132.946	132.946	132.946	132.946	132.946	132.946

Technician  R	0	1392	3820	3980	5002	4562	4282	4282	4282	4282

0	54.566	180.244	181.204	257.662	238.962	225.116	225.116	225.116	225.116

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5

Travel  B/I	0.0	7.5	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Other  MR	0.0	50.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	20.0	25.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	158.0	116.0	250.0	202.2	196.2	258.7	212.7	206.7	206.7

Travel  R	0.0	21.4	121.0	111.0	42.5	42.5	42.5	42.5	42.5	42.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	899	1630	1716	1506	1076	1084	1031	1022	1022

Page 65 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:48 PM

WBS Number:	3.3.2.1	Description:	Pre operations and Commissioning

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2180	0	0	2180	0	1497	0	683	15.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	880	880	880	0	0	0	0	0

0	0	45.584	45.584	45.584	0	0	0	0	0

Post Doc  B/I	0	0	880	880	880	0	0	0	0	0

0	0	23.443	23.443	23.443	0	0	0	0	0

Term Scientist  B/I	0	792	176	176	0	0	0	0	0	0

0	54.3	7.814	7.814	0	0	0	0	0	0

Computer Professional  MR	0	0	0	0	190	0	0	0	0	0

0	0	0	0	15.074	0	0	0	0	0

Electrical Engineer  MR	0	441	147	0	252	0	0	0	0	0

0	35.985	11.995	0	23.102	0	0	0	0	0

Technician  MR	0	300	0	440	880	0	0	0	0	0

0	12.75	0	26.374	52.749	0	0	0	0	0

Computer Professional  R	0	1030	1731	1110	0	0	0	0	0	0

0	95.091	118.025	75.34	0	0	0	0	0	0

Designer  R	0	0	660	147	0	0	0	0	0	0

0	0	43.052	7.747	0	0	0	0	0	0

Electrical Engineer  R	0	2641	2206	1439	0	0	0	0	0	0

0	175.012	131.219	85.694	0	0	0	0	0	0

Technician  R	0	1392	2940	2060	440	0	0	0	0	0

0	54.566	142.844	94.711	18.7	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	7.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 66 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:51 PM

Other  MR	0.0	50.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	20.0	10.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	158.0	80.0	68.0	15.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	18.9	66.0	51.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	740	715	507	218	0	0	0	0	0

Page 67 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:51 PM

WBS Number:	3.3.2.1.3	Description:	System Crate Integration

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1234	0	0	1234	0	818	0	416	7.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	792	0	0	0	0	0	0	0	0

0	54.3	0	0	0	0	0	0	0	0

Computer Professional  MR	0	0	0	0	190	0	0	0	0	0

0	0	0	0	15.074	0	0	0	0	0

Electrical Engineer  MR	0	294	0	0	252	0	0	0	0	0

0	23.99	0	0	23.102	0	0	0	0	0

Technician  MR	0	300	0	440	880	0	0	0	0	0

0	12.75	0	26.374	52.749	0	0	0	0	0

Computer Professional  R	0	150	1171	490	0	0	0	0	0	0

0	8.323	78.927	31.72	0	0	0	0	0	0

Designer  R	0	0	660	0	0	0	0	0	0	0

0	0	43.052	0	0	0	0	0	0	0

Electrical Engineer  R	0	1470	1026	552	0	0	0	0	0	0

0	116.035	72.853	39.748	0	0	0	0	0	0

Technician  R	0	440	2200	1320	440	0	0	0	0	0

0	18.7	114.965	66.832	18.7	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	7.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  MR	0.0	50.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	10.0	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0

Page 68 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:54 PM

Other  R	0.0	85.0	60.0	58.0	15.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	8.9	30.0	30.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	410	412	264	149	0	0	0	0	0

Page 69 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:54 PM

WBS Number:	3.3.2.1.3.1	Description:	Crate Documentation update

Institution :	BNL	Contact:	Takai

Crate Documentation update.

Task includes an update of drawings and documentation in the CDD format of all mechanical drawings, services, power and

water connections etc.

Engineering judgement Basis of Estimate:

Labor cost assumes  1/3 FTE of a mechanical designer (Jason Farrel), 1/4 software professional Details of Estimate:

(Saroj Kandasamy) to design and implement the data basis i n FY05.

The estimate is based on upgrading 16 drawings 4 times with changes at an average of 10 hours per drawing. It is assumed that

at least 4 iterations of design changes would be required during commissioning and electrical testing in the pit.

Base & infrastructure

Labor cost assumes 1/10 Physicist in FY05 to review and support documentation update

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

90	0	0	90	0	90	0	0	0.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	176	0	0	0	0	0	0	0	0

0	12.412	0	0	0	0	0	0	0	0

Computer Professional  R	0	0	440	0	0	0	0	0	0	0

0	0	34.907	0	0	0	0	0	0	0

Designer  R	0	0	660	0	0	0	0	0	0	0

0	0	43.052	0	0	0	0	0	0	0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	12	78	0	0	0	0	0	0	0

Page 70 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:57 PM

WBS Number:	3.3.2.1.3.2	Description:	System Electronic Integration

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Not available

Full crate system test. Task includes supervision and debugging of the pre-production series of the FEBs and integration of the

electronics system in the crate at BNL. It also includes a production of special VME readout boards replacing the ROD system

that will not be available for this test.  The design and construction will start in FY03 and continue in FY04. It will also include

tests of the cooling system, power supplies, links,DCS, etc.

Engineering judgement Basis of Estimate:

The task will require Details of Estimate:

In FY04: ¼ FTE of an electrical engineer (J. Ban) to supervise the production and to debug the boards (20 boards at 3 days

each);

¼ of an electrical technician (N. Bishop) to manage the components stock and re-work

Cost of hardware components: $15,000. Cost of test equipment - power supply, crate, etc, $15,000.

Base & infrastructure

Labor costs assumes ¼ experienced Physicist in FY04 for technical guidance and decision making during integration.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

153	0	0	153	0	85	0	69	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	440	0	0	0	0	0	0	0	0

0	29.92	0	0	0	0	0	0	0	0

Electrical Engineer  R	0	440	0	0	0	0	0	0	0	0

0	35.904	0	0	0	0	0	0	0	0

Technician  R	0	440	0	0	0	0	0	0	0	0

0	18.7	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	60.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 71 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:03:59 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	153	0	0	0	0	0	0	0	0

Page 72 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:00 PM

WBS Number:	3.3.2.1.3.3	Description:	Facilities

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Not available

Test and maintenance system for the FEB at CERN. The system will be built in FY04 and used for the pre-operations in the

West Hall. In FY05-FY12 this system will be used for the testing and identification of problems of the FEBs removed from the

experiment due to malfunction.

US share of the overall cost of the test station is 59% (following the MOU share). The test station system will include: VME

crate, front-end crate, power supply, cooling, links, trigger modules, level 1 receiver, DAQ, ROD and test and maintenance

equipment. The system will be located initially in the West Hall and then moved to the facility located near Point 1. The

operations of the facility will be supported by the common costs.

Labor costs assume Details of Estimate:

1/6 FTE EE in FY04 for the overall system design and supervision of its construction; 1/6 FTE ET for procurements and

assembly. For the purpose of this estimate we assume that the cooling system will be adapted from the BNL test system.

Material costs include: test equipment (scope $20k, soldering equipment $5k, pulse generators $10k, VME bus analyzer $3k,

small tools and supplies $12k) I.e, $50k total.

Tools replacement will be needed every 3 years on average or $15k/year in FY05-FY07.

Travel:- 4 trips at $2500/trip or $10,000 will be required in FY04.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

165	0	0	165	0	49	0	116	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	176	0	0	0	0	0	0	0	0

0	11.968	0	0	0	0	0	0	0	0

Electrical Engineer  MR	0	294	0	0	0	0	0	0	0	0

0	23.99	0	0	0	0	0	0	0	0

Technician  MR	0	300	0	0	0	0	0	0	0	0

0	12.75	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  MR	0.0	50.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 73 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:02 PM

Other  R	0.0	0.0	15.0	15.0	15.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	120	15	15	15	0	0	0	0	0

Page 74 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:02 PM

WBS Number:	3.3.2.1.3.4	Description:	Systems Crate Pre-operations

Institution :	BNL	Contact:	Not available

Engineering and technical manpower required to run the System Crate in the ATLAS hall at CERN.

Costs assume 1/4 FTE EE  1/2 FTE ET, and 1/12 FTE SW Prof will be needed for pre-operations in Details of Estimate:

FY05. In FY06 and FY07, 1/7 FTE EE, 1/2 FTE FT, and 1/9 Computer Professional will be required. Travel: -  8 trips/year at

$2500/trip or $60,000 will be required in FY05 to FY076.

Base & infrastructure

½ FTE Experienced Physicist to oversee and provide technical support for pre-operations of the System Crate in FY06 and

FY07.  Travel: -  2 trips/year  at $2500/trip or $10000 will be required.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

359	0	0	359	0	286	0	73	2.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	0	190	0	0	0	0	0

0	0	0	0	15.074	0	0	0	0	0

Electrical Engineer  MR	0	0	0	0	252	0	0	0	0	0

0	0	0	0	23.102	0	0	0	0	0

Technician  MR	0	0	0	440	880	0	0	0	0	0

0	0	0	26.374	52.749	0	0	0	0	0

Computer Professional  R	0	0	145	190	0	0	0	0	0	0

0	0	11.504	15.074	0	0	0	0	0	0

Electrical Engineer  R	0	0	440	252	0	0	0	0	0	0

0	0	40.337	23.102	0	0	0	0	0	0

Technician  R	0	0	880	440	0	0	0	0	0	0

0	0	52.749	26.374	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	20.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 75 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:05 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	129	115	115	0	0	0	0	0

Page 76 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:05 PM

WBS Number:	3.3.2.1.3.5	Description:	System Crate pre-operations - optical links

Institution :	Southern Methodist University	Contact:	Not available

Engineering and technical manpower for pre-operations and commissioning of the optical links at CERN.

FY04: Design and implementation of the links for the combined calorimeter test beam. Task includes  design, building,

installation and commissioning of 20 transition boards and link: PCB layout, PCB manufacturing, component loading, fibers,

connectors, opto-electronics components, installation in the test beam and software modifications.

FY05 and FY06:

1) Commissioning of the optical links between FEB and ROD (1638 units), creation of the monitoring software, data bases and

graphic displays.

2) Design and construction of links for the FEB and the ROD test stations (number of links not yet determined).

FY04: Initial commissioning of the optical links for the barrel calorimeter in the pit. 1/12 FTE EE Details of Estimate:

FY05 and FY06:

1) Commissioning of the optical links between FEB and ROD (1638 units), creation of the monitoring software, databases and

graphic displays. 2) Design and construction of links for the FEB and ROD test stations (number of links needed not yet

determined)

Basis of estimate: Material cost: $5k for optical power meter and fiber splicing and test equipment, $5k for the equipment to

repair optical connectors, $8k for the portable digital scope in FY06, $20k for the components of the test stations links in FY05;

project labor: in FY05: 1/3 FTE EE, ½ FTE Et, 1/3 FTE software professional; in FY06: 1/6 FTE EE, ¼ FTE ET, 1/6 FTE

software professional; travel: 4 trips in FY05 and FY06 at $2,5k each or $20k.

Base and infrastructure: 1/3 FTE experienced physicist + 1 postdoc +1/2 graduate student. Travel: 6 trips @$2.5k per year or

$30k.

U.S. ATLAS % share of activity:	50.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

264	0	0	264	0	180	0	84	1.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	150	586	300	0	0	0	0	0	0

0	8.323	32.516	16.646	0	0	0	0	0	0

Electrical Engineer  R	0	150	586	300	0	0	0	0	0	0

0	8.323	32.516	16.646	0	0	0	0	0	0

Technician  R	0	0	880	440	0	0	0	0	0	0

0	0	43.516	21.758	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	20.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	8.9	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 77 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:08 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	28	146	90	0	0	0	0	0	0

Page 78 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:08 PM

WBS Number:	3.3.2.1.3.6	Description:	System Crate - Crate Burn In

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Not available

Setup, and perform long term burn-in on the integrated Front-End readout System Crate and maintain the burn-in test setup.

Determine any long-term aging degradation that may cause experiment performance problems.

1/2  FTE EE will be required for setup in FY04 (install system elements, connect power, integrate and Details of Estimate:

debug) and 1/4 FTE, ET per year in FY05 - FY07 to operate and maintain it.  Cost for equipment (power supplies, support

structures, and water-cooling system)  $25K in FY04 to FY06.

Base & Infrastructure

1 FTE Senior Physicist in FY04 to FY06

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

203	0	0	203	0	128	0	75	1.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	880	0	0	0	0	0	0	0	0

0	71.808	0	0	0	0	0	0	0	0

Technician  R	0	0	440	440	440	0	0	0	0	0

0	0	18.7	18.7	18.7	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	25.0	25.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	97	44	44	19	0	0	0	0	0

Page 79 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:11 PM

WBS Number:	3.3.2.1.4	Description:	Front End Board

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

47	0	0	47	0	24	0	23	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	440	0	0	0	0	0	0	0

0	0	24.415	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	47	0	0	0	0	0	0	0

Page 80 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:13 PM

WBS Number:	3.3.2.1.4.1	Description:	Front End Board Documentation update

Institution :	Southern Methodist University	Contact:	J. Ye

Documentation update optical links

Engineering judgment Basis of Estimate:

Task includes review and update of documentation for optical links in CDD format. The layout and Details of Estimate:

drawings for the optical transmitter (FEB side),  optical receiver (ROD side), fiber distribution system, patch panels and laser

eye-safety boxes.

Labor costs assume  ¼ FTE of an electrical engineer (A. Liu) in FY05. The material costs for software licenses (schematic

capture and layout) $8,000. Travel - 4 trips to CERN at $2500 per trip or $10,000

Base & infrastructure

Labor cost assumes 1/10 Physicist in FY 05 to review and support documentation update

U.S. ATLAS % share of activity:	80.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

47	0	0	47	0	24	0	23	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	440	0	0	0	0	0	0	0

0	0	24.415	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	47	0	0	0	0	0	0	0

Page 81 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:16 PM

WBS Number:	3.3.2.1.5	Description:	Level 1 Trigger

Institution :	Contact:	W. Cleland

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

751	0	0	751	0	563	0	187	6.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	880	880	880	0	0	0	0	0

0	0	45.584	45.584	45.584	0	0	0	0	0

Post Doc  B/I	0	0	880	880	880	0	0	0	0	0

0	0	23.443	23.443	23.443	0	0	0	0	0

Term Scientist  B/I	0	0	176	176	0	0	0	0	0	0

0	0	7.814	7.814	0	0	0	0	0	0

Computer Professional  R	0	880	180	180	0	0	0	0	0	0

0	86.768	17.748	17.748	0	0	0	0	0	0

Electrical Engineer  R	0	1171	740	740	0	0	0	0	0	0

0	58.977	33.951	33.951	0	0	0	0	0	0

Technician  R	0	952	740	740	0	0	0	0	0	0

0	35.866	27.879	27.879	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	73.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	10.0	16.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	301	190	190	69	0	0	0	0	0

Page 82 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:19 PM

WBS Number:	3.3.2.1.5.1	Description:	Level 1 Trigger documentation update

Institution :	University of Pittsburg	Contact:	B. Cleland

Documentation update Level 1 trigger to be done in the CDD format and transmitted to the ATLAS database.

Task includes a review and update of technical layout and drawings (5 layer sum boards, 7 drawings Details of Estimate:

for the level 1 receiver system) remapping boards specifications (20 drawings) at 2 days/ drawing.

Labor costs assume  64 man-days of EE (j. Rabel) and  ¼ FTE technician (G. Zuk) in  FY04.

The material costs for software licenses (Schematic captures and layout software) is $10,000.

Travel: - 2 trips to CERN at $2500 per trip or $5,000.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

63	0	0	63	0	40	0	22	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	512	0	0	0	0	0	0	0	0

0	23.491	0	0	0	0	0	0	0	0

Technician  R	0	440	0	0	0	0	0	0	0	0

0	16.577	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	63	0	0	0	0	0	0	0	0

Page 83 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:21 PM

Page 84 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:21 PM

WBS Number:	3.3.2.1.5.2	Description:	System Crate pre-operations Level 1 Trigger

Institution :	University of Pittsburg	Contact:	V. Paolone

Engineering and technical manpower required to commission the Level 1 Trigger Receiver System at CERN. Task includes

pulsing of the system and comparing the signal transmission withy the output of the real data signals. This systems provides

unique capability to diagnose analog signals problems in the front-end readout chain. The commissioning of the calorimeter

system will be done in four sessions parallel to the commissioning of the front end crates and will take place during FY04 and

FY05. 128 boards at 2 days/board will be commissioned.

Labor costs assume: Details of Estimate:

64 days of EE and 64 days of ET in FY04;

5/12 FTE of EE and 5/12 FTE ET per year in FY 05 and FY06

Material costs include digital scope ($20k), pulse generator ($6k), spectrum analyzer ($17k), small tools, voltmeters, PC and

cables ($10k) or a total of $53k in FY04

Travel: -2 trips at $2,500 in FY04 and  4 extended trips/year to CERN at $4,000 per trip in FY05  and FY06 or $37,000.

Base & Infrastructure

1/2 FTE Faculty and 1/2 Post Doc in FY05 to FY06.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

524	0	0	524	0	389	0	135	5.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	880	880	880	0	0	0	0	0

0	0	45.584	45.584	45.584	0	0	0	0	0

Post Doc  B/I	0	0	880	880	880	0	0	0	0	0

0	0	23.443	23.443	23.443	0	0	0	0	0

Term Scientist  B/I	0	0	176	176	0	0	0	0	0	0

0	0	7.814	7.814	0	0	0	0	0	0

Electrical Engineer  R	0	512	740	740	0	0	0	0	0	0

0	23.491	33.951	33.951	0	0	0	0	0	0

Technician  R	0	512	740	740	0	0	0	0	0	0

0	19.289	27.879	27.879	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Page 85 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:24 PM

Other  R	0.0	53.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	5.0	16.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	130	163	163	69	0	0	0	0	0

Page 86 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:24 PM

WBS Number:	3.3.2.1.5.3	Description:	FEB documentation update

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	J. Parsons

Task include review and update of the FEB documentation in the CDD format after the completion of the commissioning of the

readout system on the detector. In FY06 it will require a review and update of 25 schematics and layout drawings and 5

mechanical assembly drawings. It will also include creation in FY04 and update in FY06 of the data base for the components on

the FEB.

Labor include in FY04 1/12 of the EE to review the drawings and 1/2 FTE Computer Professional to Details of Estimate:

create the data base.

In FY05 and FY06 1/12 FTE of computer professional will be needed for a final review and update of the data base.

Material cost: data base license and software license fees $10k/year in FY04-FY06

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

164	0	0	164	0	134	0	30	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	880	180	180	0	0	0	0	0	0

0	86.768	17.748	17.748	0	0	0	0	0	0

Electrical Engineer  R	0	147	0	0	0	0	0	0	0	0

0	11.995	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	10.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	109	28	28	0	0	0	0	0	0

Page 87 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:27 PM

WBS Number:	3.3.2.1.6	Description:	ROD System

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

148	0	0	148	0	91	0	57	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  MR	0	147	147	0	0	0	0	0	0	0

0	11.995	11.995	0	0	0	0	0	0	0

Computer Professional  R	0	0	380	440	0	0	0	0	0	0

0	0	21.35	25.872	0	0	0	0	0	0

Designer  R	0	0	0	147	0	0	0	0	0	0

0	0	0	7.747	0	0	0	0	0	0

Electrical Engineer  R	0	0	0	147	0	0	0	0	0	0

0	0	0	11.995	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	29	66	53	0	0	0	0	0	0

Page 88 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:30 PM

WBS Number:	3.3.2.1.6.1	Description:	ROD Documentation update

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Not available

Documentation update ROD. The PU of the ROD has been designed at Nevis and implemented at LAPP. The documentation

update will include all changes made during the production and commissioning stages.

Labor cost assume 1/12 FTE of EE (W. Sipach) to review the drawings (10 drawings) in FY06.

Engineering judgment Basis of Estimate:

Labor costs assume  1/12 FTE Electrical Engineer, AND 1/15 of an electrical designer in FY05. The Details of Estimate:

material costs for artwork is $2,000.

Base & infrastructure

Labor cost assumes 1/10 Physicist in FY 05 to review and support documentation update

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

22	0	0	22	0	20	0	2	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Designer  R	0	0	0	147	0	0	0	0	0	0

0	0	0	7.747	0	0	0	0	0	0

Electrical Engineer  R	0	0	0	147	0	0	0	0	0	0

0	0	0	11.995	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 89 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:32 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	2	20	0	0	0	0	0	0

Page 90 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:32 PM

WBS Number:	3.3.2.1.6.2	Description:	FEB pre-operations in West Hall

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Parsons

Engineering and technical manpower required for pre-operations of the Feb in the test system used in West Hall at CERN

Management Contingency Details of Estimate:

Costs assume 1/12  FTE EE (J. Ban) will be needed in FY04 and  FY05.

Travel: -  2 trips/year  in FY04 and FY05 at $2500/trip or $10,000 total.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

58	0	0	58	0	24	0	34	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  MR	0	147	147	0	0	0	0	0	0	0

0	11.995	11.995	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	29	29	0	0	0	0	0	0	0

Page 91 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:35 PM

WBS Number:	3.3.2.1.6.3	Description:	System Crate pre-operations ROD

Institution :	SUNY SB	Contact:	J. Ye

Engineering and technical manpower required to commission the ROD system crate test at CERN.

Task includes commissioning of the receiving system of the optical links.

Costs assume SW Prof will be needed to write the ROD based link monitoring and control software Details of Estimate:

for the ROD crate CPU. 80 hours in FY05 and 1/4 FTE in FY06.

Travel: 2 trips to CERN at $2,500 each in FY05 - for the discussion with other ROD software designers and in FY06 for the

installation.

U.S. ATLAS % share of activity:	10.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

45	0	0	45	0	31	0	15	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	80	440	0	0	0	0	0	0

0	0	4.704	25.872	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	12	33	0	0	0	0	0	0

Page 92 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:37 PM

WBS Number:	3.3.2.1.6.4	Description:	System crate Pre-operations ROD

Institution :	Southern Methodist University	Contact:	Not available

Engineering and technical manpower required to commission the ROD System at CERN

Costs assume 1/6 SW Computer Professional (T. Ryan) will be needed in FY05. Travel 2 trips at Details of Estimate:

$2500/trip

U.S. ATLAS % share of activity:	10.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

23	0	0	23	0	17	0	6	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	300	0	0	0	0	0	0	0

0	0	16.646	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	23	0	0	0	0	0	0	0

Page 93 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:40 PM

WBS Number:	3.3.2.2	Description:	Operations

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

5534	0	0	5534	0	4655	0	879	36.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117

Post Doc  B/I	0	0	880	880	880	1760	1320	1320	1320	1320

0	0	23.443	23.443	23.443	70.73	59.009	59.009	59.009	59.009

Sr Research Scientist  B/I	0	0	1760	1760	1760	0	0	0	0	0

0	0	245.891	245.891	245.891	0	0	0	0	0

Computer Professional  MR	0	0	880	390	0	0	0	0	0	0

0	0	86.768	37.722	0	0	0	0	0	0

Technician  MR	0	0	0	220	0	0	0	0	0	0

0	0	0	16.078	0	0	0	0	0	0

Computer Professional  R	0	1610	2947	3827	3119	2909	2909	2909	2909	2909

0	155.724	260.837	347.605	296.057	275.745	275.745	275.745	275.745	275.745

Electrical Engineer  R	0	0	300	300	100	100	100	100	100	100

0	0	24.48	24.48	4.588	4.588	4.588	4.588	4.588	4.588

Technician  R	0	0	880	1760	2420	2420	2420	2420	2420	2420

0	0	37.4	74.8	107.455	107.455	107.455	107.455	107.455	107.455

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5

Travel  MR	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 94 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:43 PM

Other  R	0.0	0.0	11.0	61.0	33.0	30.0	56.0	33.0	30.0	30.0

Travel  R	0.0	2.5	55.0	60.0	27.5	27.5	27.5	27.5	27.5	27.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	159	842	988	787	563	577	542	538	538

Page 95 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:43 PM

WBS Number:	3.3.2.2.1	Description:	Motherboard System

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 96 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:45 PM

WBS Number:	3.3.2.2.2	Description:	Preamp/Calibration

Institution :	BNL-M&O	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

146	0	0	146	0	146	0	0	1.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	50	0	0	0	0	0	0

0	0	0	4.836	0	0	0	0	0	0

Technician  MR	0	0	0	220	0	0	0	0	0	0

0	0	0	16.078	0	0	0	0	0	0

Computer Professional  R	0	0	0	0	50	50	50	50	50	50

0	0	0	0	4.836	4.836	4.836	4.836	4.836	4.836

Technician  R	0	0	0	0	220	220	220	220	220	220

0	0	0	0	16.078	16.078	16.078	16.078	16.078	16.078

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	21	21	21	21	21	21	21

Page 97 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:48 PM

WBS Number:	3.3.2.2.2.1	Description:	Preamp Operations

Institution :	BNL-M&O	Contact:	Not available

U.S. ATLAS % share of activity:	50.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

146	0	0	146	0	146	0	0	1.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	50	0	0	0	0	0	0

0	0	0	4.836	0	0	0	0	0	0

Technician  MR	0	0	0	220	0	0	0	0	0	0

0	0	0	16.078	0	0	0	0	0	0

Computer Professional  R	0	0	0	0	50	50	50	50	50	50

0	0	0	0	4.836	4.836	4.836	4.836	4.836	4.836

Technician  R	0	0	0	0	220	220	220	220	220	220

0	0	0	0	16.078	16.078	16.078	16.078	16.078	16.078

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	21	21	21	21	21	21	21

Page 98 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:50 PM

WBS Number:	3.3.2.2.2.2	Description:	Calibration Operations

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 99 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:53 PM

WBS Number:	3.3.2.2.3	Description:	System Crate

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

4693	0	0	4693	0	4114	0	580	28.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	0	880	880	880	880	880

0	0	0	0	0	47.287	47.287	47.287	47.287	47.287

Sr Research Scientist  B/I	0	0	1760	1760	1760	0	0	0	0	0

0	0	245.891	245.891	245.891	0	0	0	0	0

Computer Professional  MR	0	0	880	340	0	0	0	0	0	0

0	0	86.768	32.886	0	0	0	0	0	0

Computer Professional  R	0	1610	2947	3827	3069	2859	2859	2859	2859	2859

0	155.724	260.837	347.605	291.221	270.909	270.909	270.909	270.909	270.909

Electrical Engineer  R	0	0	300	300	0	0	0	0	0	0

0	0	24.48	24.48	0	0	0	0	0	0

Technician  R	0	0	880	1760	1760	1760	1760	1760	1760	1760

0	0	37.4	74.8	74.8	74.8	74.8	74.8	74.8	74.8

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5

Travel  MR	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	0.0	20.0	20.0	20.0	20.0	20.0	20.0

Travel  R	0.0	2.5	52.5	52.5	20.0	20.0	20.0	20.0	20.0	20.0

Page 100 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:55 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	159	778	823	671	452	452	452	452	452

Page 101 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:56 PM

WBS Number:	3.3.2.2.3.1	Description:	Readout electronics commissioning and operations

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Not available

The FEB will be commissioned after their installation on the detector during FY05 and FY07. The detector operations and

maintenance will  be in FY07-FY12.

The commissioning task includes supervision and problem solving during commissioning, creation and maintenance of the

monitoring and calibration data bases, creation of graphic displays, etc.

During the experiment operations it is estimated that about 100 FEB boards will be replaced from spares during each yearly

access. They will be diagnosed at CERN by the CERN based operations crew.  About 10% of them will be sent to Nevis for

repairs. The repairs will take 2 days of an EE and 2 days of ET per board.

For FY05 and FY06 1/6 FTE EE to supervise and solve the problems during the commissioning; 1/2 Details of Estimate:

FTE ET in FY05 and 1FTE ET in FY06 to perform the commissioning. For FY06, 1/2 FTE Software Professional to create and

maintain monitoring and calibration software, databases and graphic displays.

Travel: 6 trips/year at $2,500 and $30,000 CERN living expenses supplement/year to a total of $90,000.

In FY07-FY12:

1 FTE ET to support electronics boards: repairs, replacement of spares, replenishing of stock, additional radiation qualifications,

maintenance of the test and repairs station, etc.;  1/6 FTE Software Professional to maintain and update the FEB monitoring

and calibration software.

Material replacement cost of the test setup will require $15k/year for the tools replacement. Shipping cost $5k/year.

Travel: 1 trip/year at $2500 per trip

Management Contingency

1/2 FTE Software Professional to create and maintain monitoring and calibration software, data bases and graphic displays in

FY05

travel: $15k in FY05 to support the technician during the commissioning.

Base & infrastructure

1/4 FTE experienced physicist, 1 FTE faculty, 2 FTE postdocs, and 2 grad students will be required to support hardware and

provide technical expertise in FY07 and FY08. During the next phase of the experiment 	operations, this number will be

reduced and 0.2 FTE faculty, 1 FTE post doc, and 1 grad student will be needed during FY09 to FY012. Travel 2 trips/year at

$2,500 per trip or $30,000 total from FY07 to FY12.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1285	0	0	1285	0	961	0	324	9.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	880	0	0	0	0	0	0	0

0	0	86.768	0	0	0	0	0	0	0

Computer Professional  R	0	0	0	880	300	300	300	300	300	300

0	0	0	86.768	29.58	29.58	29.58	29.58	29.58	29.58

Electrical Engineer  R	0	0	300	300	0	0	0	0	0	0

0	0	24.48	24.48	0	0	0	0	0	0

Page 102 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:57 PM

Technician  R	0	0	880	1760	1760	1760	1760	1760	1760	1760

0	0	37.4	74.8	74.8	74.8	74.8	74.8	74.8	74.8

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	0.0	20.0	20.0	20.0	20.0	20.0	20.0

Travel  R	0.0	0.0	45.0	45.0	2.5	2.5	2.5	2.5	2.5	2.5

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	251	263	129	129	129	129	129	129

Page 103 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:59 PM

WBS Number:	3.3.2.2.3.2	Description:	Crate operations Software Support

Institution :	BNL-M&O	Contact:	Not available

Operations software support for the Crate

Software support will be required for detector operations as related to the crate. The software support Details of Estimate:

includes:

1. Software maintenance during detector operations as related to the crate

2. Commissioning support

3. Data organization and storage

4. Data Quality Control

Software support will also be required for the  Slow Control System operations. This includes:

1. Front _End Crate monitoring and configuration

2. Power supply system monitoring and configuration

3. Cooling monitoring

7/16 FTE SW professional in FY04, 5/8 FTE SW PROFESSIONAL IN FY05, FY06 (Saroj Kandasamy), 13/15 FTE SW

Professional in FY07 and 5/8 FTE SW prof. per year starting in FY08 to FY12 will be required to support the software for crate

commissioning, crate slow controls, data organization and control,  maintaining  all the databases and quality control.  Travel 4

trips per year from FY07 to FY12 at $2500/trip or $60000

Base & infrastructure

Labor costs assume 1/10 Physicist and 1/2 FTE post doc in FY07 and  FY09 and 1/10 FTE physicist and 1/4 FTE post doc in

FY 10 to 12  to support the software and provide technical expertise for crate controls, status of the crate cooling system, crate

voltages and temperatures, and maintain all the databases.  Travel – 1 trip per year at $2500/trip or $25000

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

993	0	0	993	0	904	0	89	5.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	340	0	0	0	0	0	0

0	0	0	32.886	0	0	0	0	0	0

Computer Professional  R	0	730	600	600	1354	1144	1144	1144	1144	1144

0	70.608	58.034	58.034	130.963	110.651	110.651	110.651	110.651	110.651

Page 104 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:04:59 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	71	58	91	146	125	125	125	125	125

Page 105 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:01 PM

WBS Number:	3.3.2.2.3.3	Description:	BNL operations Physicist support and management

Institution :	BNL-M&O	Contact:	Not available

Operations Physicist support and management for BNL equipment

Labor cost assumes 1 FTE experienced physicist starting in FY05 to FY07 and 1/2 FTE post doc in Details of Estimate:

FY08 to FY12 dedicated for problems that will occur in operations of the Crate. Travel – 3 trips per year at $2500/ trip or

$60,000.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1058	0	0	1058	0	974	0	84	5.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	0	880	880	880	880	880

0	0	0	0	0	47.287	47.287	47.287	47.287	47.287

Sr Research Scientist  B/I	0	0	1760	1760	1760	0	0	0	0	0

0	0	245.891	245.891	245.891	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	256	256	256	58	58	58	58	58

Page 106 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:04 PM

WBS Number:	3.3.2.2.3.5	Description:	LAr Data Base Operation

Institution :	BNL-M&O	Contact:	Not available

LAr ATLAS Database operations include: Details of Estimate:

1. Design, implementation, and maintenance of a database for the electronics production.

2. Integration of the databases in the CERN/ATLAS computing facilities.

3. Implementation and maintenance of the installation databases during detector commissioning.

4. Maintenance and management of the front-end configuration database during DAQ operations.

5. Maintenance and operations of Condition Databases.

1/2 FTE in FY04 (Soroj Kandasamy), 1FTE in FY05 and FY06, 3/4 FTE in FY07 to FY12 of a computer professional to support

the Lar ATLAS data base operations.

Travel: 1 trip/year at $2,500/trip in FY04 to FY12 or $22,500

U.S. ATLAS % share of activity:	50.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1193	0	0	1193	0	1160	0	33	6.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	880	1760	1760	1265	1265	1265	1265	1265	1265

0	85.116	170.232	170.232	122.355	122.355	122.355	122.355	122.355	122.355

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	2.5	2.5

Page 107 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:06 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	89	174	174	126	126	126	126	126	126

Page 108 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:06 PM

WBS Number:	3.3.2.2.3.6	Description:	SMU Data Base Operation

Institution :	Southern Methodist University	Contact:	Not available

Task includes creation and maintenance of the optical links monitoring system interfaced to the DAQ, creation of the data base

and graphic displays as well as safety interlock for the lasers.

Task will require 1/12 FTE software professional in FY04 and 1/3 FTE Software Professional in FY05 Details of Estimate:

and FY06 to create the monitoring and control software and interface it with the DAQ system; 1/12  FTE from FY07 to FY12 of a

computer professional to support the data base operation.

Travel: 2 trips/year at $2,500/trip or $45,000 total.

U.S. ATLAS % share of activity:	60.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

165	0	0	165	0	115	0	50	1.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	587	587	150	150	150	150	150	150

0	0	32.571	32.571	8.323	8.323	8.323	8.323	8.323	8.323

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	39	39	15	15	15	15	15	15

Page 109 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:09 PM

WBS Number:	3.3.2.2.4	Description:	Front End Board

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 110 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:11 PM

WBS Number:	3.3.2.2.4.1	Description:	FEB operations Software Support

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 111 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:13 PM

WBS Number:	3.3.2.2.5	Description:	Level 1 Trigger

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

651	0	0	651	0	395	0	255	6.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117

Post Doc  B/I	0	0	880	880	880	880	440	440	440	440

0	0	23.443	23.443	23.443	23.443	11.722	11.722	11.722	11.722

Electrical Engineer  R	0	0	0	0	100	100	100	100	100	100

0	0	0	0	4.588	4.588	4.588	4.588	4.588	4.588

Technician  R	0	0	0	0	440	440	440	440	440	440

0	0	0	0	16.577	16.577	16.577	16.577	16.577	16.577

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	11.0	61.0	13.0	10.0	36.0	13.0	10.0	10.0

Travel  R	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	2.5

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	64	139	88	84	97	63	58	58

Page 112 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:16 PM

WBS Number:	3.3.2.2.5.2	Description:	Pitts operations support and management

Institution :	University of Pittsburg	Contact:	V. Paolone

Operations support and management of the Level 1 receiver system and layer sum boards.

.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

581	0	0	581	0	395	0	186	6.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117

Post Doc  B/I	0	0	880	880	880	880	440	440	440	440

0	0	23.443	23.443	23.443	23.443	11.722	11.722	11.722	11.722

Electrical Engineer  R	0	0	0	0	100	100	100	100	100	100

0	0	0	0	4.588	4.588	4.588	4.588	4.588	4.588

Technician  R	0	0	0	0	440	440	440	440	440	440

0	0	0	0	16.577	16.577	16.577	16.577	16.577	16.577

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	6.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 113 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:19 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	55	130	79	75	88	54	49	49

Page 114 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:19 PM

WBS Number:	3.3.2.2.5.3	Description:	Pitts operations support

Institution :	University of Pittsburg	Contact:	Savinov

Operations support for software controls of the LV1 system. Task will include update of the control software in the DAQ system

that monitors the performance of the LV1 receiver system. Operational system upgrades will be done once per year.

Details of Estimate:

Travel will be 1 trip per year at $2,500/trip or a total of $20,000 from FY05 to FY12.

U.S. ATLAS % share of activity:	50.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

70	0	0	70	0	0	0	70	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

Travel  R	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	2.5

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	9	9	9	9	9	9	9	9

Page 115 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:21 PM

WBS Number:	3.3.2.2.6	Description:	ROD System

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

44	0	0	44	0	0	0	44	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	6	6	6	6	6	6	6

Page 116 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:24 PM

WBS Number:	3.3.2.2.6.1	Description:	ROD operations Software Support

Institution :	Southern Methodist University	Contact:	Not available

Operations software support for the ROD.

Task includes maintenance of the ROD based software for the monitoring of the optical links and data quality. This software is

independent of the DAQ.  Work will be done by the Software professional supporting the optical links. It is expected that ROD

problems and maintenance schedule will be independent of that for the front-end crate and a separate travels will be required.

Travel: 2 trip/year at $2,500 per year. In FY06-FY12 or $35,000 total Details of Estimate:

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

44	0	0	44	0	0	0	44	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	6	6	6	6	6	6	6

Page 117 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:26 PM

WBS Number:	3.3.2.3	Description:	Maintenance

Institution :	Contact:	Not available

Maintenance shall include:

Spare part kit to repair at the CERN and institution sites. The spare parts shall account for part wear out rate, and part

obsolescence.

Scheduled maintenance that includes equipment removal and reinstallation, calibration and alignment, test equipment at the

CERN and institution sites, on site repair, and off site repair.

Project Management to supervise the staff and perform project maintenance planning and control

Maintenance of the Liquid Argon Calorimeter electronics can be split into seven categories: Details of Estimate:

Front End Electronics

Level 1 trigger interface

ROD system electronics

Power Supplies

Detector Control and cooling systems

Cables, crates, and connectors

Optical Links

During access, failed units will be repaired or replaced with spares. Repair of these failed modules will be performed at CERN by

the maintenance staff or at the US ATLAS manufacturing site during the following running period.

If the repair decision is to be off site, due to technical complexity and/or cost, at least one technician experienced in each of the

above areas shall be maintained at the manufacturing institution. Each of the level 3 systems will require equipment for the

testing of system components. Some of this will be specialized test equipment (such as an operating front end crate, spectrum

analyzer, TDR etc.) and some will be normal electronic tools (oscilloscopes, meters etc.) that will be expensed under CERN

common costs. The specialized test equipment, which will be quite heavily used, must be kept operational and up to date. For

the purpose of estimating the maintenance cost for such equipment, it was assumed that it would be replaced every three

years. The estimate is based on working 200days/year and that 50 days/year will be used for access, leaving 150days (a total of

900 MD per year) for on site repair and maintenance.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3273	0	0	3273	0	1823	0	1450	15.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117

Post Doc  B/I	0	0	880	880	880	880	440	440	440	440

0	0	23.443	23.443	23.443	23.443	11.722	11.722	11.722	11.722

Electrical Engineer  R	0	0	0	350	1296	1296	1296	1296	1296	1296

0	0	0	39.119	128.358	128.358	128.358	128.358	128.358	128.358

Technician  R	0	0	0	160	2142	2142	1862	1862	1862	1862

0	0	0	11.693	131.507	131.507	117.661	117.661	117.661	117.661

Page 118 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:27 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Other  R	0.0	0.0	25.0	121.0	154.2	166.2	202.7	179.7	176.7	176.7

Travel  R	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	74	220	501	513	508	489	484	484

Page 119 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:29 PM

WBS Number:	3.3.2.3.1	Description:	Motherboard System

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 120 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:31 PM

WBS Number:	3.3.2.3.2	Description:	Preamps/Calibration

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 121 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:33 PM

WBS Number:	3.3.2.3.2.1	Description:	Preamps/Calibration

Institution :	BNL-M&O	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 122 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:36 PM

WBS Number:	3.3.2.3.2.2	Description:	Calibration

Institution :	BNL-M&O	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 123 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:38 PM

WBS Number:	3.3.2.3.3	Description:	System Crate

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2744	0	0	2744	0	1428	0	1316	9.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	350	1196	1196	1196	1196	1196	1196

0	0	0	39.119	123.77	123.77	123.77	123.77	123.77	123.77

Technician  R	0	0	0	160	1702	1702	1422	1422	1422	1422

0	0	0	11.693	114.93	114.93	101.084	101.084	101.084	101.084

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Other  R	0.0	0.0	25.0	65.0	146.2	161.2	171.7	171.7	171.7	171.7

Travel  R	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	27	118	422	438	435	435	435	435

Page 124 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:40 PM

WBS Number:	3.3.2.3.3.1	Description:	Power Supply maintenance, BNL

Institution :	BNL-M&O	Contact:	Not available

There are 4 main types of power supplies. They are:

Type                                                Number installed	                  Number of units/supply

Front End Crate Supplies                63                                                18

ROD VME crate Supplies               54                                                 4

Level 1 Interface Crate Supplies       6                                                 4

HEC LV Supplies                             8                                                12

Supplies located in high radiation areas will have a high probability of failure (10%/year)

Repair of switching supplies will consist of replacing the supply with a spare during access, then Details of Estimate:

replacing the bricks, which have failed during the following running period.

For the front end electronics, the number of such failures is estimated to be 0.1 X 63 X 18 = 113 bricks/year. For the LV

supplies for the HEC, the corresponding number is 0.1 X  8 X 12 = 10 bricks/year, bringing the total to 123 bricks/year. If the

cost of each brick is

$133.3, this will contribute about $16.6K/year to the maintenance cost. Assuming that each replacement job requires ½ day,

the manpower required to service the front end electronics is estimated to be 40 MD/year. It is assumed that these two systems

comprise the largest part of the supply maintenance problem, but probably not more than half of it. To obtain an estimate for all

of the power supply maintenance, the assumption is to double these figures. It is envisioned a test station that will include an

oscilloscope and a spectrum analyzer. The cost of setting up the test and repair station is $40k in FY06. The cost to maintain

such a system is about $23K/year. The technical staff off site at the responsible institution needed to provide technical

expertise is about 2/10  FTE EE/year starting in FY07.

Summarizing the costs:

Labor                                       EET    120MD/year or 1/10 FTE in FYO6 and 1/3 FTE in FYO7 to FY12.

EE 1/5 FTE in FY06 and 6/10 FTE in FY07 to FY12

Spares                                    $8k/year in FY07 to FY12

Equipment                              $ 39k/year in FY06 to FY12

Travel                                     2 Trips/year at $2500 per trip in FY07 to FY12 or $30,000

Base & infrastructure

Labor assumes 1 FTE/year from FY07 to FY12 of an experienced physicist to provide technical support to the maintenance

task off and on-site. Travel  2 trips /year at $2,500 per trip or $30,000.

U.S. ATLAS % share of activity:	60.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1374	0	0	1374	0	958	0	415	5.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	350	1020	1020	1020	1020	1020	1020

0	0	0	39.119	114.004	114.004	114.004	114.004	114.004	114.004

Technician  R	0	0	0	160	510	510	510	510	510	510

0	0	0	11.693	37.271	37.271	37.271	37.271	37.271	37.271

Page 125 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:43 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

Travel  B/I	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Other  R	0.0	0.0	0.0	40.0	47.0	47.0	47.0	47.0	47.0	47.0

Travel  R	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	91	214	214	214	214	214	214

Page 126 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:43 PM

WBS Number:	3.3.2.3.3.2	Description:	Optical Links and system cables maintenance

Institution :	Southern Methodist University	Contact:	Not available

The task includes replacement spares for the optical links components.

The Optical Link components are:

Connection                              Type                           Number Installed

FEB-ROD                                optical                        1524

ROD-FEB                                optical/Cu                    762

System  FEB crate                   optical                          114

FT-Baseplane                          Cu (flex)                     3048

TBB – Receiver                       Cu (shielded TP)          240

TDB – Receiver                       Cu (shielded TP)          120

The optical links are active devices and are therefore subject to component failure.

Components that are located in the radiation area will be subject to radiation qualification of each batch.

Assuming that the transmitters will fail at a rate of 5% per year, and the repair is to replace the part, Details of Estimate:

the cost for this task is $53.3K, and is based on a transmitter cost $266.6/transmitter. The associated labor, assuming ½ MD

per replacement is 38MD.

Copper cables are passive, so component failure is not a problem. Oxidation does occur, and at the same rate, the flex cables

will need to be replaced and the connectors on the trigger cables will also have to be replaced. The cost associated with this

maintenance is only manpower. It is assumed that the time to replace either is ½ MD and that the probability of failure is

1%/year. This leads to a manpower cost of) 0.01 X (3048+240+120) X 0.5 = 17 MD/year. The cost for each flex cable is about

$333.3, leading to a replacement cost of $10K/year. The test equipment required will include optical link and cable testing

equipment. The maintenance budget for this item is estimated at $15K/year The technical staff off site at the responsible

institution needed to provide technical expertise is ½ FTE EE/year

Summarizing the costs:

Labor                              EET    1/5 FTE in FY07 and FY08, 1/15FTE from FY07 to FY12.

EE      1/10 FTE starting in FY07 to FY12

Failure replacement needs are assumed to decrease by 50% for FY09 to FY12

Spares                                     $8K/year from FY07 to FY12

Replacement                           $ 10K/year in FY09 to FY12

Test equipment Maintenance $ 33k/year in FY07 to FY12

Travel -                                    2 trips/year at $2500 per trip or $30,000 total.

Base & infrastructure

Labor assumes ½ FTE/year in FY07 to FY08 of an experienced physicist to provide technical support to the maintenance task

off and on-site, and 1/2 FTE faculty, 1/2 postdoc, and 1 FTE grad student. All support is reduced by 50% for FY09 to

FY12. Travel  2 trips /year at $2,500 per trip or $30,000 total.

U.S. ATLAS % share of activity:	60.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

459	0	0	459	0	122	0	338	1.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	176	176	176	176	176	176

0	0	0	0	9.766	9.766	9.766	9.766	9.766	9.766

Technician  R	0	0	0	0	400	400	120	120	120	120

0	0	0	0	19.78	19.78	5.934	5.934	5.934	5.934

Page 127 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:44 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	41.0	41.0	51.5	51.5	51.5	51.5

Travel  R	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	79	79	75	75	75	75

Page 128 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:46 PM

WBS Number:	3.3.2.3.3.3	Description:	Crates maintenance

Institution :	BNL-M&O	Contact:	Not available

The Front End Crates should require little maintenance, except for the case when a baseplane and/or the power bus needs to

be replaced due to a bad connector. This is a major repair job that must be done during the access period.

Manpower during an access is not counted in this estimate, as all available personnel will probably be Details of Estimate:

used for the time available. However, the baseplane replacement cost is included. Assuming a failure rate of 3% (3 baseplanes

per year) the replacement cost will be $9K/year. The technical staff off site at the responsible institution needed to provide

technical expertise is 1/10 FTE EE/year

Summarizing the costs:

Labor                                      EET 1/10 FTE/year starting in FY07 to FY12

Replacement                          $26K/year starting in FY07 to FY12

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

248	0	0	248	0	77	0	171	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	176	176	176	176	176	176

0	0	0	0	12.862	12.862	12.862	12.862	12.862	12.862

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	26.0	26.0	26.0	26.0	26.0	26.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	41	41	41	41	41	41

Page 129 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:48 PM

WBS Number:	3.3.2.3.3.4	Description:	DCS and monitoring maintenance

Institution :	BNL-M&O	Contact:	Not available

The Detector Control System(DCS), cooling system and monitoring systems are clearly critical areas for maintenance, as it is

heavily relied on for the maintenance of other operations. The equipment used in this system is particularly robust, so one might

expect the replacement and spare parts to be low, compared to other systems.

For the DCS electronics, a rough estimate is 1% of the cost of the installed electronics per year Details of Estimate:

would be needed for replacement. The total cost of the DCS electronics is estimated at $100K, so it estimated that about

$2K/year for replacement costs for this system.

Close monitoring and maintenance of the cooling system will be especially important, since a cooling failure can have

disastrous consequences for the electronics. Cooling system maintenance implies several operations like verification, test and

eventually replacement of the following parts:

Cooling Plates

Cooling Blocks and the O-rings

Taigon pipes and fittings to the manifolds

Manifold

Quick insertion fittings

Temperature sensors

Maintenance costs for the cooling system are also difficult to estimate. Monitoring of the system will be especially important,

since a cooling failure can have disastrous consequences for the electronics.

Cooling Plates: The coolant may clog the channels in the plates and replacement will be required. The frequency of cooling

plate channel clogging depends on the water hardness in the main distribution system. It is assumed that cooling plates (of

which there are 3048 in the

experiment) will need to be replaced at a rate of approximately 40 per year, at a cost of  $50 each. The job of removing and

reattaching a cooling plate is long, due to the large number of screws and the care required when handling a front end board. It

is estimated that there will be a need for 1/4  MD of contract labor per plate for replacement.

Cooling Blocks and the O-rings: All O-rings and especially the ones that interface to the plates will deteriorate under radiation. It

is expected that 5% of the 1540 O-rings or approximately 80 would fail per year. The manpower required is estimated at 1/4 MD

of contract labor for each O-ring replacement. The replacement cost is estimated at $20

Taigon pipes and fittings to the manifolds: the fittings on the pipes have an automatic lock-in mechanism that can age with time.

It is expected that 1% of the 2250 fittings or 20 would fail per year. The manpower required is estimated at 1/4MD contract

labor for each fitting. The replacement cost is estimated at $90

Manifold routine flow checks and cleaning operations will be required. It is estimated that the 26 flow checks and 3 cleaning

operations will be required per year.  Each flow check and cleaning operation would probably require 1/8MD and 2MD of contract

labor respectively.

Quick insertion fittings: These fittings are located on the manifolds and they are taped in. The O-ring in the fitting will probably

deteriorate. There are 5,168 fittings, and 2% or 100 are expected to deteriorate per year. The manpower is estimated at 1/4MD

of contract labor per fitting. The replacement cost is estimated at $450

Temperature Sensors: These 130 sensors will have to be checked 26 times per year, and recalibrated 2 times per year. It is

also estimated that 13 will have to replaced per year. The contract labor is estimated at 1/4MD per occurrence for checking, and

5MD per occurrence for calibration. Replacement of failed temperature sensors is estimated at 1/4MD of contract labor per

temperature sensor. The replacement cost is estimated at $30 each in small quantities. It is assumed that the temperature

sensors are accessible during experiment operations.

The setup needed to test both the DCS and the components of the cooling system will be one DSC station to test and service

all monitoring equipment, and a spare cooling circulation system. It is estimated the cost to maintain this system will be

$1K/year. There is a cooling system for the power supplies, but the cooling plates used in that system are more robust, and will

probably have a much smaller maintenance problem.

Summarizing the costs:

Labor                                     EET 78MD/year from  FY07 to FY12

Replacement                           $ 7240/year in FY07 to FY12

Travel -                                    2 trips in FY07 to FY12 at $2500 per trip or $30,000 total

Base & infrastructure

Labor assumes ½ FTE/year in FY07 and FY08, and 1/4 FTE/year in FY09 to FY12 of an experienced physicist to provide

technical support to the maintenance task off and on-site. Travel 1 trip in FY07, FY09, and FY12 at $2,500 /trip or $37,500 total.

Page 130 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:49 PM

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

362	0	0	362	0	270	0	92	2.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	616	616	616	616	616	616

0	0	0	0	45.017	45.017	45.017	45.017	45.017	45.017

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	7.2	7.2	7.2	7.2	7.2	7.2

Travel  R	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	60	60	60	60	60	60

Page 131 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:51 PM

WBS Number:	3.3.2.3.3.5	Description:	Electronics facility maintenance

Institution :	BNL-M&O	Contact:	Not available

Task involves a maintenance of the repair facility for the electrical systems under BNL responsibilities

Facility maintenance includes: Details of Estimate:

1. Replacement of broken or worn out equipment and tooling.

2.  Equipment calibration

The cost to perform these functions is estimated at $25k/year from FY 05 to FY12 for equipment and equipment calibration, and

$15K from FY08-12 for replacement of tooling.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

301	0	0	301	0	0	0	301	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	25.0	25.0	25.0	40.0	40.0	40.0	40.0	40.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	27	27	27	44	44	44	44	44

Page 132 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:54 PM

WBS Number:	3.3.2.3.4	Description:	Front End Board

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 133 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:56 PM

WBS Number:	3.3.2.3.4.1	Description:	Front End Readout Electronic spares

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:

Task includes a repayment of the CERN loan to buy components for the spare modules of the Front End Boards at the time of

their initial purchase. This is motivated by the cost and lack of future availability of chips in DMILL technology. The US share of

the loan is 20% and amount to $312,000. The loan will be repaid in FY06 and FY07. The repayment is part of the CERN

common costs.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 134 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:05:58 PM

WBS Number:	3.3.2.3.5	Description:	Level 1 Trigger

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

529	0	0	529	0	395	0	133	6.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117

Post Doc  B/I	0	0	880	880	880	880	440	440	440	440

0	0	23.443	23.443	23.443	23.443	11.722	11.722	11.722	11.722

Electrical Engineer  R	0	0	0	0	100	100	100	100	100	100

0	0	0	0	4.588	4.588	4.588	4.588	4.588	4.588

Technician  R	0	0	0	0	440	440	440	440	440	440

0	0	0	0	16.577	16.577	16.577	16.577	16.577	16.577

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	46	102	79	75	73	54	49	49

Page 135 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:01 PM

WBS Number:	3.3.2.3.5.1	Description:	Level 1 trigger electronic maintenance

Institution :	University of Pittsburg	Contact:	Not available

Maintenance of the Level 1 receiver system and layer sum boards.

Their replacement with spares will follow the FEB maintenance and repair schedule.

Level 1 receiver system will have an independent on-line monitoring system and the problem boards will be accessible for

replacement during the experiment operations. The test station will be constructed at CERN to diagnose the problems. Most

likely problem will occur on the daughter boards that can be replaced with spares. The faulty boards will be sent to Pittsburgh

for repairs. About 6 motherboards of the LV1 system will have problems each year. About 100 layer sum boards (out of 3000)

will require repairs each year.

Labor cost will include labor of the electronics operations crew supported by the common costs. The Details of Estimate:

repairs of the motherboards done at Pittsburgh will require 2 days of EE and two days of ET per board I.e., 12 days of EE and

ET per year.  The repairs of the layer sum boards will require 1/2 day per board or 50 man-days of ET per year.

Total labor is: 1/17 FTE EE and 1/4 FTE ET per year for FY07-FY12.

Material cost will include the diagnostic equipment at CERN - 9U VME crate ($6k), signal generator and scope will be the same

as used in commissioning and will require replacement in FY09 ($26k). Data monitoring and logging PC ($3k) will be replaced

in FY07 and FY10.

Pittsburgh test an repair equipment will include 2 independent test and repair stations. Each will consists of a pulse generator

($5k), multiplexer ($1k), ADC ($5k),  VME crate ($5k) and a PC ($3k). One scope ($20k) will be shared between the two setups.

The total cost of the test stations is $56k in FY06. Shipping cost is estimated at $5k/year for FY06-FY12.

Physicist base funding support for equipment

1/4 FTE faculty, 1/2 postdoc in FY06 to FY08, and 1/10 FTE faculty and 1/4 FTE post doc in FY 08 to FY12.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

529	0	0	529	0	395	0	133	6.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117

Post Doc  B/I	0	0	880	880	880	880	440	440	440	440

0	0	23.443	23.443	23.443	23.443	11.722	11.722	11.722	11.722

Electrical Engineer  R	0	0	0	0	100	100	100	100	100	100

0	0	0	0	4.588	4.588	4.588	4.588	4.588	4.588

Technician  R	0	0	0	0	440	440	440	440	440	440

0	0	0	0	16.577	16.577	16.577	16.577	16.577	16.577

Page 136 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:03 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	46	102	79	75	73	54	49	49

Page 137 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:04 PM

WBS Number:	3.3.2.3.6	Description:	ROD System

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 138 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:06 PM

WBS Number:	3.3.2.3.6.2	Description:	ROD maintenance Stony Brook

Institution :	SUNY SB	Contact:	Not available

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 139 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:08 PM

WBS Number:	3.3.3	Description:	Beam Test

Institution :	Contact:	Not available

Beam Test

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1050	0	0	1050	0	675	0	376	6.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	1760	0	0	0	0	0	0	0	0

0	133.967	0	0	0	0	0	0	0	0

Post Doc  B/I	0	880	0	0	0	0	0	0	0	0

0	34.148	0	0	0	0	0	0	0	0

Technician  MR	0	733	0	0	0	0	0	0	0	0

0	43.938	0	0	0	0	0	0	0	0

Computer Professional  R	0	731	0	0	0	0	0	0	0	0

0	31.426	0	0	0	0	0	0	0	0

Designer  R	0	512	0	0	0	0	0	0	0	0

0	33.398	0	0	0	0	0	0	0	0

Electrical Engineer  R	0	880	0	0	0	0	0	0	0	0

0	56.506	0	0	0	0	0	0	0	0

Mechanical Engineer  R	0	600	352	0	0	0	0	0	0	0

0	33.466	19.634	0	0	0	0	0	0	0

Technician  R	0	2452	1539	0	295	295	295	295	295	295

0	111.266	70.956	0	17.683	17.683	17.683	17.683	17.683	17.683

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	11.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 140 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:11 PM

Other  R	0.0	125.1	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0

Travel  R	0.0	34.5	18.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	686	114	0	42	42	42	42	42	42

Page 141 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:11 PM

WBS Number:	3.3.3.1	Description:	FCAL Hadronic Tail Measurement

Institution :	U. of Arizona	Contact:	L.Shaver

During comprehensive reviews, the LHCC referees stated that the tails of hadronic showers be measured to provide the system

response calibration. In order to measure the hadronic shower tails, a special calorimeter module located downstream of the

module 0 calorimeter has to be built. Arizona has been assigned the leadership role in the test and will take on additional

responsibilities. The test beam is available at CERN during FY03 and FY04 only. Since ROD will not be available and a version

0 of the FEB will be used, special optical links and modified DAQ will need to be put in place.

The costs for the Liquid Argon tail catcher module are: Details of Estimate:

Design and Engineering                                  160 hours ME in FY03, and 100 hours ME in FY04

Materials                                                         $34,000 in FY03 and $31000 in FY04

Commissioning and Test beam setup             1/3 FTE MT in FY04,  1/5 FTE ME in FY05

Cabling and Connections                                 160 hours  ME in FY03 (base)

Travel  3 trips/year in FY04 and FY05 $2,500/trip or $15,000

Construction                                                    1/3  FTE MT In FY04

Shipping & installation                                      1/8 FTE ME in FY04

Mount                                                              1/4 FTE ME in FY04

Software                                                           1/14 FTE SW Prof. In FY04

1/6 FTE SW Prof. In FY04

Base & infrastructure

Labor costs assumes for mechanical assembly 1 FTE faculty and 1/2 FTE post doc per year in FY03 and FY04

to supervise and provide technical support.

Management Contingency

FY04

U.S. ATLAS % share of activity:	30.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

334	0	0	334	0	277	0	58	3.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	1760	0	0	0	0	0	0	0	0

0	133.967	0	0	0	0	0	0	0	0

Post Doc  B/I	0	880	0	0	0	0	0	0	0	0

0	34.148	0	0	0	0	0	0	0	0

Computer Professional  R	0	431	0	0	0	0	0	0	0	0

0	14.78	0	0	0	0	0	0	0	0

Mechanical Engineer  R	0	600	352	0	0	0	0	0	0	0

0	33.466	19.634	0	0	0	0	0	0	0

Technician  R	0	760	586	0	0	0	0	0	0	0

0	22.914	17.668	0	0	0	0	0	0	0

Page 142 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:12 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	31.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	7.5	7.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	287	47	0	0	0	0	0	0	0

Page 143 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:14 PM

WBS Number:	3.3.3.2	Description:	Test Beam -  optical links

Institution :	Southern Methodist University	Contact:	Not available

Engineering and technical manpower for pre-operations and commissioning of the optical links at CERN.

FY04: Design and implementation of the links for the combined calorimeter test beam. Task includes  design, building,

installation and commissioning of 20 transition boards and link: PCB layout, PCB manufacturing, component loading, fibers,

connectors, opto-electronics components, installation in the test beam and software modifications.

FY04: Design and construction of the links for the Combined Calorimeter Test Beam: 20 transition Details of Estimate:

boards + links(fibers, connectors, optical transmitters and receivers). Software adaptation.

Basis of estimate: material cost: components and boards production $40k (quotes+past experience), test equipment $25k;

project labor: 1/3 FTE EE(A. Liu) + ½ FTE ET (M. Knee) + 1/6 software professional (T. Ryan); travel: 4  trips @ $2.5k each or

$10k.

Base & infrastructure: 1/3 FTE experienced physicist (J. Ye) + ½ graduate student (L. Lu), travel 2 trips of 1 month @$4k each

or $8k.

U.S. ATLAS % share of activity:	60.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

170	0	0	170	0	93	0	78	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	300	0	0	0	0	0	0	0	0

0	16.646	0	0	0	0	0	0	0	0

Electrical Engineer  R	0	586	0	0	0	0	0	0	0	0

0	32.516	0	0	0	0	0	0	0	0

Technician  R	0	880	0	0	0	0	0	0	0	0

0	43.516	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	65.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 144 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:17 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	170	0	0	0	0	0	0	0	0

Page 145 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:17 PM

WBS Number:	3.3.3.3	Description:	Front-end readout commissioning for the test beam

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	J. Parsons

Task include installation and commissioning of the readout system for the test beams H6 and H8. This will include the

installation of the pre-series FEBs in the H8 test beam and modified module-0 FEBs in the H6 test beam.

Labor estimate include 1/6 FTE EE and 1/8 FTE ET in FY04 for H8 beam. Details of Estimate:

Support of the FCAL test beam electronics located in the H6 test beam area will require 1/8 FTE ET in FY05.

Travel include 4 trips at $2,500 each or $10,000 in FY04 for H8 beam line and 1 trip at $2,500 for the H6 beam line in FY05.

U.S. ATLAS % share of activity:	10.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

64	0	0	64	0	43	0	21	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	294	0	0	0	0	0	0	0	0

0	23.99	0	0	0	0	0	0	0	0

Technician  R	0	220	220	0	0	0	0	0	0	0

0	9.35	9.35	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	10.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	50	14	0	0	0	0	0	0	0

Page 146 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:19 PM

WBS Number:	3.3.3.4	Description:	Beam test equipment modification

Institution :	BNL	Contact:	L.Shaver

Beam test equipment modification

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

482	0	0	482	0	263	0	219	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	733	0	0	0	0	0	0	0	0

0	43.938	0	0	0	0	0	0	0	0

Designer  R	0	512	0	0	0	0	0	0	0	0

0	33.398	0	0	0	0	0	0	0	0

Technician  R	0	592	733	0	295	295	295	295	295	295

0	35.486	43.938	0	17.683	17.683	17.683	17.683	17.683	17.683

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  MR	0.0	11.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	29.1	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0

Travel  R	0.0	7.0	8.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	178	54	0	42	42	42	42	42	42

Page 147 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:22 PM

WBS Number:	3.3.3.4.1	Description:	Crate

Institution :	BNL	Contact:	L.Shaver

The crate system is different for different calorimeter modules due to the differences of the baseplanes needed. Therefore,

changes to the crate will be needed for different segments of the test beam run. This will include the power bus, warm cables,

baseplanes and connections to the LV power supply.

Additional changes of the pedestal will be needed to adapt it to the geometry of the test beam cryostat.

Update crate to latest configuration. Estimated time: 1/6 FTE of the technician in FY04 and 1/6 FTE Details of Estimate:

of the technician in FY05. Material cost will include $10k in FY04 for the shop tasks and components.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

46	0	0	46	0	35	0	11	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	294	0	0	0	0	0	0	0	0

0	17.623	0	0	0	0	0	0	0	0

Technician  R	0	0	294	0	0	0	0	0	0	0

0	0	17.623	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 148 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:25 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	29	18	0	0	0	0	0	0	0

Page 149 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:25 PM

WBS Number:	3.3.3.4.2	Description:	Cooling

Institution :	BNL	Contact:	L.Shaver

Cooling. We will need to supply the manifolds for the two test beam systems as well as the hardware for the connections to the

individual boards.

Each board will have two cooling plates with the connection to the water manifolds.

Supply new cooling plates, manifold, manifold block assembly, water pipes, main water supply Details of Estimate:

connections, and front panel

Commissioning of the setup at CERN before the test beam run and the preparation of the cooling manifolds for each cryostat

will require

in FY04: 1/5 FTE of the designer and 1/6 FTE of the technician.

In FY05 1/6 FTE of the technician.

Travel: 1 trip/year for 3 weeks in FY04 and FY05

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

69	0	0	69	0	58	0	11	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	293	0	0	0	0	0	0	0	0

0	17.563	0	0	0	0	0	0	0	0

Designer  R	0	352	0	0	0	0	0	0	0	0

0	22.961	0	0	0	0	0	0	0	0

Technician  R	0	0	293	0	0	0	0	0	0	0

0	0	17.563	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	4.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	4.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 150 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:28 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	46	23	0	0	0	0	0	0	0

Page 151 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:28 PM

WBS Number:	3.3.3.4.3	Description:	Power Supplies

Institution :	BNL	Contact:	L.Shaver

Prototypes of the final configuration of the power supplies will be provided. The cost of the units will be covered by the

construction project. The installation if the test beam areas and special connections will be part of the test beam costs.

Task of providing the updated power supplies for the test beams will include installation of the units, Details of Estimate:

connections and setting up of the DCS. Labor needed is for  setting up the DCS interface and prepare connections from crate to

the PS and commission the system. This requires 1/12 FTE ET in FY04 and FY05 . Travel 2 trips of 2 weeks in FY04 and 1 trip

of two weeks in FY05.

U.S. ATLAS % share of activity:	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

30	0	0	30	0	18	0	13	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	146	0	0	0	0	0	0	0	0

0	8.752	0	0	0	0	0	0	0	0

Technician  R	0	0	146	0	0	0	0	0	0	0

0	0	8.752	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	7.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	3.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 152 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:30 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	17	13	0	0	0	0	0	0	0

Page 153 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:31 PM

WBS Number:	3.3.3.4.4	Description:	Feedthrough

Institution :	BNL	Contact:	L.Shaver

A final feedthrough will be installed on the test beam cryostat to provide the compatibility with the final experimental hardware.

Old feedthrough has different pin carriers, cables and pigtails with different impedance. The replacement will use the spare

feedthrough (cost included in the construction project) that will need to be modified for different interfaces with the test beam

cryostat.

The task of replacing the feedthrough with an updated one will require in FY04: one month of a Details of Estimate:

designer to prepare the drawings for the modifications and 2 month of a technician to implement the changes. Travel 1 trip of 2

weeks for the installation. Material cost is estimated at $10,000 for the machine shop time and supplies.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

44	0	0	44	0	28	0	15	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Designer  R	0	160	0	0	0	0	0	0	0	0

0	10.437	0	0	0	0	0	0	0	0

Technician  R	0	300	0	0	0	0	0	0	0	0

0	17.983	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	3.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	44	0	0	0	0	0	0	0	0

Page 154 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:33 PM

WBS Number:	3.3.3.4.5	Description:	Mother board system

Institution :	BNL	Contact:	L.Shaver

The electromagnetic Module will be rebuilt for the test beam run using the spares production electrodes. BNL will supply a new

set of the final production mother boards. These mother boards have been produced as spares in the construction project but

did not go through the final testing procedures.

Task includes a complete set of mother boards for one module. Details of Estimate:

Labor required: 1/6 FTE of electrical technician in FY04 (Pierrot Bichoneau), replacement parts for the mother boards spares

$18,615 (there are 15 mother boards @$761+5 types for 6 summing boards @$240)

travel to help in installation on the module - 1 trip of 2 weeks

and a shipping cost of $500.

U.S. ATLAS % share of activity:	60.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

43	0	0	43	0	18	0	25	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	292	0	0	0	0	0	0	0	0

0	17.503	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	19.1	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	3.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	43	0	0	0	0	0	0	0	0

Page 155 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:36 PM

WBS Number:	3.3.3.4.6	Description:	Beam test equipment support

Institution :	BNL	Contact:	L.Shaver

Beam test equipment support

Provide support for the refurbished and new added equipment for the beam test: Details of Estimate:

crate, cooling, power supplies, mother board system, feedthrough.

At this time the test beam activities past FY2005 have not been determined. Taking as example the test beam for the D0

experiment we assume that the additional test beam runs may occur in 2007 - 2012. The running costs to maintain and replace

the equipment is estimated at $12k/year.

Labor cost is expected at 1 month of mechanical technician and 1 month of electrical technician/year and 2 trips of 3

weeks/year.

U.S. ATLAS % share of activity:	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

250	0	0	250	0	106	0	144	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	295	295	295	295	295	295

0	0	0	0	17.683	17.683	17.683	17.683	17.683	17.683

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0

Travel  R	0.0	0.0	0.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	42	42	42	42	42	42

Page 156 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:38 PM

WBS Number:	3.3.4	Description:	CERN living expenses

Institution :	BNL	Contact:	Not available

CERN living expenses

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

816	0	0	816	0	0	0	816	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	102	102	102	102	102	102	102	102

Page 157 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:41 PM

WBS Number:	3.3.4.1	Description:	USATLAS operation/maintenance crew travel expenses

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact:	Not available

The  Lar CERN common costs makes provisions for an onsite electronics operation crew consisting Details of Estimate:

of 6 people. The USATLAS share is 20% or 1.5 persons. It is expected that 1.5 electronics persons will be required from

USATLAS from FY05 to FY012.. The travel costs for 1.5 persons will be $30k/year using the USATLAS guidelines for travel

expenses. (Trips to CERN will take more than 8 weeks each). In addition, a mechanical person from USATLAS will be required

to support the maintenance of the mechanical components from FY05 to FY012. The travel expenses here will also be

$30k/year.

U.S. ATLAS % share of activity:	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

816	0	0	816	0	0	0	816	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	102	102	102	102	102	102	102	102

Page 158 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:43 PM

WBS Number:	3.3.5	Description:	CERN common costs

Institution :	Contact:	Not available

CERN common costs include US ATLAS share of costs levied by CERN, and costs associated with CERN facilities usage,

equipment, and services.

U.S. ATLAS % share of activity:	21.80%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1587	0	0	1587	0	0	0	1587	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	22.4	27.2	94.3	149.5	261.9	276.4	272.8	272.8	209.3

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	22	27	94	150	262	276	273	273	209

Page 159 of 160

U.S. ATLAS M&O Estimate Cost 	2/2/04 4:06:45 PM

WBS Number:	3.3.5.1	Description:	CERN common costs

Institution :	BNL-common	Contact:	Not available

The CERN common costs includes the costs for pre operations, operations, and maintenance. The US ATLAS share is 22% of

the total CERN common costs for the experiment.

Note: The present loan from CERN to the Lar collaboration is for 2.00MCHF with at least 1.4MCHF Details of Estimate:

committed to FE Electronic (Spares). After the final FE Electronic (Spares) commitment the rest of the loan will be used in the

same proportion of repayments for additional non-covered items like missing cables and missing funding for power supplies. The

USATLAS portion of the loan is 22% of the total. The CERN common costs presented in the estimate is based on 1.4MCHF.

An additional 600kCHF X 0.22 or 132kCHF will have to be repaid to CERN.

U.S. ATLAS % share of activity:	21.80%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1587	0	0	1587	0	0	0	1587	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	22.4	27.2	94.3	149.5	261.9	276.4	272.8	272.8	209.3

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	22	27	94	150	262	276	273	273	209

Page 160 of 160