U.S. ATLAS M&O Estimate

Cost Book

Funding 	All	Funding Type:	All

Institutions:	All

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:20 PM

WBS 	3	Description:	U.S. ATLAS M&O Estimate

Institution :	Contact

U.S. ATLAS Maintenance and Operations (M&O) includes detector specific costs allocated to subsystems and Common

Fund cost  related to overall experimental operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

20246	0	0	20246	32	12676	0	7538	114.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352	3166

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083	108.680

Faculty  B/I	0	0	1760	4400	4400	3520	1056	1056	1056	1056	18304

0	0	91.168	292.118	292.118	246.534	71.821	71.821	71.821	71.821	1209.222

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320	13200

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136	221.363

Post Doc  B/I	0	0	2640	4752	4752	3872	2376	2376	2376	2376	25520

0	0	70.329	157.541	157.541	147.236	97.262	97.262	97.262	97.262	921.695

Sr Research Scientist  B/I	0	0	1760	1936	1936	176	176	176	176	176	6512

0	0	245.891	270.48	270.48	24.589	24.589	24.589	24.589	24.589	909.796

Term Scientist  B/I	0	0	836	635	0	0	0	0	0	0	1471

0	0	64.559	28.599	0	0	0	0	0	0	93.158

B/I Total	0	0	6996	14949	14314	10794	5280	5280	5280	5280	68173

0	0	471.947	813.127	784.528	482.748	227.891	227.891	227.891	227.891	3463.914

Computer Professional  MR	0	0	1444	1752	1230	0	0	0	0	0	4426

0	0	139.669	161.747	106.598	0	0	0	0	0	408.014

Designer  MR	0	0	300	300	0	0	0	0	0	0	600

0	0	23.858	23.858	0	0	0	0	0	0	47.716

Electrical Engineer  MR	0	0	0	140	0	0	0	0	0	0	140

0	0	0	4.854	0	0	0	0	0	0	4.854

Mechanical Engineer  MR	0	0	150	1122	828	0	0	0	0	0	2100

0	0	16.765	125.405	80.916	0	0	0	0	0	223.086

Technician  MR	0	0	1360	2173	3034	2588	2068	1760	1760	1760	16503

0	0	98.165	131.281	167.904	135.31	97.309	74.8	74.8	74.8	854.369

Page 1 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:21 PM

MR Total	0	0	3254	5487	5092	2588	2068	1760	1760	1760	23769

0	0	278.457	447.145	355.418	135.31	97.309	74.8	74.8	74.8	1538.039

Computer Professional  R	0	0	4117	5052	3514	4027	3635	3635	3635	3635	31250

0	0	358.979	412.119	272.679	340.517	319.074	319.074	319.074	319.074	2660.590

Designer  R	0	0	1560	807	0	0	0	0	0	0	2367

0	0	89.07	60.235	0	0	0	0	0	0	149.305

Electrical Engineer  R	0	0	3240	3834	4400	1531	1396	1396	1396	1396	18589

0	0	212.945	249.118	283.363	148.035	132.946	132.946	132.946	132.946	1425.245

Mechanical Engineer  R	0	0	1692	2065	1740	1931	1181	1181	1181	1181	12152

0	0	169.404	146.815	130.647	151.996	102.604	102.604	102.604	102.604	1009.278

Technician  R	0	0	5905	2740	4777	6135	6365	6365	6365	6365	45017

0	0	293.951	142.819	255.03	335.315	358.74	358.74	358.74	358.74	2462.075

R Total	0	0	16514	14498	14431	13624	12577	12577	12577	12577	109375

0	0	1124.349	1011.106	941.719	975.863	913.364	913.364	913.364	913.364	7706.493

Total	0	0	26764	34934	33837	27006	19925	19617	19617	19617	201317

0	0	1874.753	2271.378	2081.665	1593.921	1238.564	1216.055	1216.055	1216.055	12708.446

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	7.5	7.5	12.5	12.5	12.5	12.5	12.5	12.5	133.425

B/I Total	0.0	0.0	7.5	7.5	12.5	12.5	12.5	12.5	12.5	12.5	133.425

Other  MR	0.0	0.0	68.0	39.0	33.5	35.0	0.0	0.0	0.0	0.0	190.489

Travel  MR	0.0	0.0	49.5	38.0	50.5	0.0	0.0	0.0	0.0	0.0	211.146

MR Total	0.0	0.0	117.5	77.0	84.0	35.0	0.0	0.0	0.0	0.0	401.635

Other  R	0.0	0.0	161.1	449.7	416.3	631.9	698.7	653.8	659.3	573.6	4462.496

Travel  R	0.0	0.0	233.0	290.5	262.0	175.0	179.0	179.0	179.0	179.0	2540.044

R Total	0.0	0.0	394.1	740.2	678.3	806.9	877.7	832.8	838.3	752.6	7002.540

Total	0.0	0.0	519.1	824.7	774.8	854.4	890.2	845.3	850.8	765.1	7537.600

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	2560	3310	3049	2579	2261	2188	2196	2103	20246

Page 2 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:21 PM

WBS 	3.3	Description:	Liquid Argon M&O Estimate

Institution :	Contact

The M&O estimate for the Liquid Argon Calorimeter includes costs for the commissioning, pre-operations, test beam

activities, operations, maintenance, CERN living expense supplements, travel and CERN common costs. It is divided into

sections describing the mechanical and electrical systems, test beams, and CERN common costs.

1) Model for the cost estimates of the M&O for the mechanical systems:Details of Estimate:

The cost estimate for the pre-operations, commissioning, maintenance and operations of the mechanical components of

the Liquid Argon Calorimeter is based on the assumption that US will continue to be responsible for its deliverables: barrel

cryostat, feedthroughs, FCal and for the  cryogenics. In the construction project, the US contributes ~50% of the total cost

of those components. There are three stages of the M&O program: (1) FY03-FY04 - commissioning of the cryostat with its

temporary cryogenics in the surface building 180 and the commissioning of the Liquid Nitrogen refrigerator in the USA15;

(2) FY05-FY07 - integration and re-commissioning of the cryostat, of the feedthroughs vaccum an dcontrol systems and of

the cryogenics in the final configuration in the experimental pit; (3) FY08-FY12 - operations and periodic maintenance of

the experiment.

Barrel cryostat pre-operations involve continuous cold tests both in Bldg.180 prior to the transport to the pit and after its

installation in the experimental hall. The work will include welding of the cryostat shut after the installation of the calorimeter

modules and completion o f all the tests, installation and commissioning of the solenoid magnet. A complete check of the

feedthroughs' vacuum and their monitoring systems will be done after the completion of module installation in Bldg.180.

Several feedthroughs will be disconnected from the vacuum system for the transport to the experimental hall to allow for

proper crane operations. They will have to be reassembled in the pit and another complete vacuum and monitoring check

will be done in FY06. The temporary cryostat cryogenics system assembled in Bldg.180 in FY03 will be operational in

FY04 and FY05. The final cryogenics will be commissioned in FY06 after the installation in the pit.

Similar procedure will be followed for the Endcap cryostats where the purity monitors and cryogenics control software will

start operations in

bldg 180 for the cold tests, while the final test and operations will commence after the transport to the cavern.

The operational system of the LN2 refrigerator and of the inter-connects will be commissioned in FY05 and FY06.

During the experiment operations a CERN based crew will be supported by the CERN Common Costs. Calibration of the

monitoring equipment (including quality meters), maintenance of the data bases and of the repair stations for feedthroughs'

components, quality meters and of the monitoring electronics will remain US responsibility. BNL, Stony Brook and the

Arizona groups will maintain the test and repair equipment throughout the period of the experiment. BNL will also maintain

the control software for the cryostat and cryogenics systems.

2) Model for the cost estimates of the M&O for the electronics and electrical systems

The components of the system crate: pedestals, warm cables and base planes, have been already installed on the barrel

end endcapC cryostats and will be installed on the endcapA cryostat in 2003. The crates and the readout board system will

be installed on the cryostats after their move to the expoerimental pit i.e., in FY05-FY06. Several pedestals will have to be

removed for the transport and re-installed in the pit due to the physical conflict with the transport.

The commisioning will start in the West Hall in FY04. A portable full readout crate system and a test station will be used to

check the status of each calorimeter module after the each cryostat is closed but before it is welded shut.

The pre-operations will include: the full crate test of the readout system, the long-term boards burn-in facility, a portable

full crate test station for the commissioning of the calorimeter modules in Bldg. 180, the commissioning of the electronics

readout after its installation on the detector (in the pit) and the specialized electronics for the beam tests. The system crate,

optical links, Level 1 trigger system, and the ROD system will require costs for pre-operations.  A long-term burn-in of the

integrated system crate will be performed to flush out the infant mortality components before the commencement of

operations. Documentation update (including final layouts and drawings) will be made during the commissioning stage.

The estimates for operations and maintenance are based on the LHC run model of 7 months of proton-proton collisions, 2

months of heavy ion collisions and 3 months detector access per year. For such model, the ATLAS Liquid Argon

Electronics

Coordination group estimated a need for the on-site electronics operations crew of 1 supervisory Electrical Engineer and 5

electronics technicians working in shifts. This crew (paid from the CERN Common costs with a 20% US share) will identify

problem boards/components, replace with spares (if accessible) and run simple diagnostic tests. It is expected that during

the standaqrd yearly access additional experts from the home institutions will be needed at CERN to help in de-bugging

and problem solving as they arise. Simple repairs will be made at CERN. Boards with more difficult problems will be sent

for repairs to the "home" institutions (Nevis, BNL, Pittsburgh, SMU) responsible for their maintenance. Each institution will

Page 3 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:21 PM

maintain the expertise and the necessary test and repair equipment. In addition, these institutions will need to update the

supply of spares from time to time as needed. This model is similar to that used e.g., at PHENIX, D0 and ZEUS.

Maintenance and operations of the Liquid Argon Calorimeter electronics in FY07-FY12 covers the following seven

categories:

front-end electronics, level 1 trigger interface, ROD system electronics, power supplies, detector control and cooling

systems, cables, crates, and connectors, optical links.

The numbers of the units are as follows:

The number of the Front-End Boards installed in the system:

Type                                           Number

Front End Board                             1524

Calibration Board                              122

Tower Builder Board                         120

Tower Driver Board                            20

Controller                                          114

Monitoring Board                              146

LV Boards (HEC)                                24

Total                                               2070

There are 2 cooling plates for each board and an extensive, water based cooling system.

There are 4 main types of power supplies.

Type & number installed                                  number of units/supply

Front End Crate supplies                                                  63 & 18

ROD VME crate  supplies                                                54 &   4

Level 1 Interface Crate  supplies                                        8 &   4

HEC LV Supplies                                                               8 & 12

The (Optical) Link components are:

Connection/type                                           number installed

FEB-ROD/optical                                                    1524

ROD-FEB optical/Cu                                                 762

System crate/optical                                                 114

FT-Baseplane/Cu (flex)                                           3048

TBB-Receiver/Cu (shielded TP)                               240

TDB-Receiver/Cu (shielded TP)                               120

The Level 1 trigger receiver/monitor system, located in the USA15 cavern, will consist of eight 9-U VME crates filled with 16

modules each. Each module contains 64 analog channels.

The modules in the ROD system (not including TTC hardware) are:

Type                          Number installed

ROD modules                      192

TBM modules                        16

SPAC modules                      16

Total                                     224

The estimated failure rate of the FEB components is based on the engineering judgment and on the experience of the D0,

H1 and ZEUS experiments. The failure rate will require a replacement with spares of about 100-150 readout boards during

the yearly access. These boards will be diagnosed and repaired during the operations period and made ready as spares

for the next access cycle. During the access, US based technicians and postdocs will supplement the operating crew, as a

single board replacement will require a minimum of 3 people for 3-4 hours.

This is after the experiment has been opened and the scaffolding and access platforms have been set up. It is estimated

Page 4 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:21 PM

that it will take 2 weeks to open the detector and two weeks to close it down. Duirng that period safety interlocks for HV,

lasers etc., must be monitored. The US institutions must maintain a crew of technicians and a fraction of high-level

electrical engineers for problem diagnoses and repairs. It is expected that during the operation's period FY07-FY12, the

electrical engineers will work on the R&D and on the design of electronics for the LHC upgrade, but that they will be

available for special tasks and consultations. The specialized test equipment, which will be quite heavily used, must be

kept operational and up to date. For the purpose of estimating the maintenance cost for such equipment, it was assumed

that it would be replaced every three years.

3) Model for the cost estimates of the M&O for the test beams activities

There are three test beam periods for ATLAS LAr systems: 1) during the August 2003 - April 2004 the Combined Barrel test

run will measure a complete electromagnetic and hadronic calorimeters responses to the electrons and pions. 2)  The

calibration run for the FCAL is scheduled for June-September 2003. 3) A combined EMEC/HEC/FCAL run in April-

September 2004 (crack test) will measure the tails of hadronic showers that leak between the calorimeters. The cost of

operations of the test beam is covered by the common costs.

Additional beam test operations have been requested for 2006 and 2007.

The additional M&O expenses include costs of replacing the old electronics used since 1996 with elements compatible with

the ATLAS detector. This is done to obtain realistic estimates of noise and cross talk effects. Since the final production

FEBs will not yet be available, the module-0 FEB prototypes will be used until June 2004. Only a small number of final

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

20246	0	0	20246	32	12676	0	7538	114.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352	3166

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083	108.680

Faculty  B/I	0	0	1760	4400	4400	3520	1056	1056	1056	1056	18304

0	0	91.168	292.118	292.118	246.534	71.821	71.821	71.821	71.821	1209.222

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320	13200

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136	221.363

Post Doc  B/I	0	0	2640	4752	4752	3872	2376	2376	2376	2376	25520

0	0	70.329	157.541	157.541	147.236	97.262	97.262	97.262	97.262	921.695

Sr Research Scientist  B/I	0	0	1760	1936	1936	176	176	176	176	176	6512

0	0	245.891	270.48	270.48	24.589	24.589	24.589	24.589	24.589	909.796

Term Scientist  B/I	0	0	836	635	0	0	0	0	0	0	1471

0	0	64.559	28.599	0	0	0	0	0	0	93.158

B/I Total	0	0	6996	14949	14314	10794	5280	5280	5280	5280	68173

0	0	471.947	813.127	784.528	482.748	227.891	227.891	227.891	227.891	3463.914

Computer Professional  MR	0	0	1444	1752	1230	0	0	0	0	0	4426

0	0	139.669	161.747	106.598	0	0	0	0	0	408.014

Designer  MR	0	0	300	300	0	0	0	0	0	0	600

0	0	23.858	23.858	0	0	0	0	0	0	47.716

Electrical Engineer  MR	0	0	0	140	0	0	0	0	0	0	140

0	0	0	4.854	0	0	0	0	0	0	4.854

Page 5 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:22 PM

Mechanical Engineer  MR	0	0	150	1122	828	0	0	0	0	0	2100

0	0	16.765	125.405	80.916	0	0	0	0	0	223.086

Technician  MR	0	0	1360	2173	3034	2588	2068	1760	1760	1760	16503

0	0	98.165	131.281	167.904	135.31	97.309	74.8	74.8	74.8	854.369

MR Total	0	0	3254	5487	5092	2588	2068	1760	1760	1760	23769

0	0	278.457	447.145	355.418	135.31	97.309	74.8	74.8	74.8	1538.039

Computer Professional  R	0	0	4117	5052	3514	4027	3635	3635	3635	3635	31250

0	0	358.979	412.119	272.679	340.517	319.074	319.074	319.074	319.074	2660.590

Designer  R	0	0	1560	807	0	0	0	0	0	0	2367

0	0	89.07	60.235	0	0	0	0	0	0	149.305

Electrical Engineer  R	0	0	3240	3834	4400	1531	1396	1396	1396	1396	18589

0	0	212.945	249.118	283.363	148.035	132.946	132.946	132.946	132.946	1425.245

Mechanical Engineer  R	0	0	1692	2065	1740	1931	1181	1181	1181	1181	12152

0	0	169.404	146.815	130.647	151.996	102.604	102.604	102.604	102.604	1009.278

Technician  R	0	0	5905	2740	4777	6135	6365	6365	6365	6365	45017

0	0	293.951	142.819	255.03	335.315	358.74	358.74	358.74	358.74	2462.075

R Total	0	0	16514	14498	14431	13624	12577	12577	12577	12577	109375

0	0	1124.349	1011.106	941.719	975.863	913.364	913.364	913.364	913.364	7706.493

Total	0	0	26764	34934	33837	27006	19925	19617	19617	19617	201317

0	0	1874.753	2271.378	2081.665	1593.921	1238.564	1216.055	1216.055	1216.055	12708.446

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	7.5	7.5	12.5	12.5	12.5	12.5	12.5	12.5	133.425

B/I Total	0.0	0.0	7.5	7.5	12.5	12.5	12.5	12.5	12.5	12.5	133.425

Other  MR	0.0	0.0	68.0	39.0	33.5	35.0	0.0	0.0	0.0	0.0	190.489

Travel  MR	0.0	0.0	49.5	38.0	50.5	0.0	0.0	0.0	0.0	0.0	211.146

MR Total	0.0	0.0	117.5	77.0	84.0	35.0	0.0	0.0	0.0	0.0	401.635

Other  R	0.0	0.0	161.1	449.7	416.3	631.9	698.7	653.8	659.3	573.6	4462.496

Travel  R	0.0	0.0	233.0	290.5	262.0	175.0	179.0	179.0	179.0	179.0	2540.044

R Total	0.0	0.0	394.1	740.2	678.3	806.9	877.7	832.8	838.3	752.6	7002.540

Total	0.0	0.0	519.1	824.7	774.8	854.4	890.2	845.3	850.8	765.1	7537.600

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	2560	3310	3049	2579	2261	2188	2196	2103	20246

Page 6 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:23 PM

WBS 	3.3.1	Description:	Mechanical Liquid Argon M&O Estimate

Institution :	Contact	Not available

The mechanical M&O estimate for the Liquid Argon Calorimeter includes costs for pre-operations, commissioning,

operations and maintenance.

Comments: US contributes ~50% of the cost of the ATLAS LAr mechanical components: cryostats, feedthroughs,

cryogenics and FCal. US will continue to be responsible for its deliverables during the commissioning, operations and

maintenance stage of the experiment. There are three stages of the M&O program: (1) FY03-FY04 - commissioning of the

cryostat with its temporary cryogenics and of the FCal in the surface building 180 (West Hall); (2) FY05-FY07 - integration

and re-commissioning of the cryostat and cryogenics in their final configuration in the experimental pit; (3) FY08-FY12 -

experiment operations with periodic maintenance.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

6147	0	0	6147	32	4357	0	1758	41.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352	3166

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083	108.680

Faculty  B/I	0	0	0	2640	2640	2640	704	704	704	704	10736

0	0	0	200.95	200.95	200.95	53.587	53.587	53.587	53.587	817.198

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320	13200

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136	221.363

Post Doc  B/I	0	0	0	2112	2112	1232	616	616	616	616	7920

0	0	0	87.212	87.212	53.063	26.531	26.531	26.531	26.531	333.611

Sr Research Scientist  B/I	0	0	0	176	176	176	176	176	176	176	1232

0	0	0	24.589	24.589	24.589	24.589	24.589	24.589	24.589	172.123

Term Scientist  B/I	0	0	660	459	0	0	0	0	0	0	1119

0	0	56.745	20.785	0	0	0	0	0	0	77.530

B/I Total	0	0	660	8613	8154	7274	3168	3168	3168	3168	37373

0	0	56.745	397.925	377.14	342.991	138.926	138.926	138.926	138.926	1730.505

Computer Professional  MR	0	0	1090	440	0	0	0	0	0	0	1530

0	0	105.429	42.558	0	0	0	0	0	0	147.987

Designer  MR	0	0	300	300	0	0	0	0	0	0	600

0	0	23.858	23.858	0	0	0	0	0	0	47.716

Mechanical Engineer  MR	0	0	150	1122	652	0	0	0	0	0	1924

0	0	16.765	125.405	72.874	0	0	0	0	0	215.044

Technician  MR	0	0	1320	853	1074	308	308	0	0	0	3863

0	0	96.465	62.337	78.488	22.509	22.509	0	0	0	282.308

MR Total	0	0	2860	2715	1726	308	308	0	0	0	7917

0	0	242.517	254.158	151.362	22.509	22.509	0	0	0	693.055

Computer Professional  R	0	0	380	617	695	990	726	726	726	726	5586

0	0	36.755	21.18	23.857	52.391	43.329	43.329	43.329	43.329	307.499

Page 7 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:23 PM

Designer  R	0	0	900	0	0	0	0	0	0	0	900

0	0	36.582	0	0	0	0	0	0	0	36.582

Electrical Engineer  R	0	0	0	0	0	135	0	0	0	0	135

0	0	0	0	0	15.089	0	0	0	0	15.089

Mechanical Engineer  R	0	0	1340	2065	1740	1931	1181	1181	1181	1181	11800

0	0	149.77	146.815	130.647	151.996	102.604	102.604	102.604	102.604	989.644

Technician  R	0	0	286	600	160	1788	1788	1788	1788	1788	9986

0	0	10.511	40.215	5.88	112.066	112.066	112.066	112.066	112.066	616.936

R Total	0	0	2906	3282	2595	4844	3695	3695	3695	3695	28407

0	0	233.618	208.21	160.384	331.542	257.999	257.999	257.999	257.999	1965.750

Total	0	0	6426	14610	12475	12426	7171	6863	6863	6863	73697

0	0	532.88	860.293	688.886	697.042	419.434	396.925	396.925	396.925	4389.310

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	68.0	34.0	27.5	35.0	0.0	0.0	0.0	0.0	175.263

Travel  MR	0.0	0.0	22.5	10.0	28.0	0.0	0.0	0.0	0.0	0.0	89.690

MR Total	0.0	0.0	90.5	44.0	55.5	35.0	0.0	0.0	0.0	0.0	264.953

Other  R	0.0	0.0	20.0	95.0	80.0	138.0	126.5	131.5	143.0	126.5	927.475

Travel  R	0.0	0.0	38.5	86.0	47.5	41.0	45.0	45.0	45.0	45.0	565.161

R Total	0.0	0.0	58.5	181.0	127.5	179.0	171.5	176.5	188.0	171.5	1492.636

Total	0.0	0.0	149.0	225.0	183.0	214.0	171.5	176.5	188.0	171.5	1757.589

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	714	1134	909	948	619	604	621	597	6147

Page 8 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:24 PM

WBS 	3.3.1.1	Description:	Pre-operations and commissioning

Institution :	Contact	Not available

The calorimeter (barrel and two endcaps) will be completed on the surface and will be operated Details of Estimate:

using temporary cryogenics, controls and readout.  It will be then transferred to the pit and integrated with the rest of the

detector. This will require changes to the cryogenics, controls and readout. Pre-operations shall include:

1. Updating the documentation in CDD format to include all the changes to the hardware from the pre-operations stage of

the experiment. The documentation to be updated includes, as a minimum, new drawings, procedures and software.

2. Acceptance test procedure, and data recording including calculations required by the CERN safety group.

3. Integration tooling and fixtures including calculations needed for integration and installation in the pit. .

4. Cryostat operations on the surface (common cost item).

5. Facilities setup that include as a minimum, equipment, and a safety program

6. Pre-operations of hardware.

7. Disassembly and re-assembly of feedthroughs for the move from Building 180 to the pit.

During the pre operations stage of the experiment, the documentation in CDD format will be updated to reflect the changes

made to the hardware during commissioning. An integration acceptance test procedure will be generated and data

recorded.  In addition, integration tooling and fixtures will be developed for integrating level 3 subsystems. A facility will be

set up to house the pre operations, and maintenance functions for the Liquid Argon Calorimeter.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

938	0	0	938	0	730	0	208	4.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	660	459	0	0	0	0	0	0	1119

0	0	56.745	20.785	0	0	0	0	0	0	77.530

B/I Total	0	0	660	459	0	0	0	0	0	0	1119

0	0	56.745	20.785	0	0	0	0	0	0	77.530

Computer Professional  MR	0	0	500	440	0	0	0	0	0	0	940

0	0	48.362	42.558	0	0	0	0	0	0	90.920

Designer  MR	0	0	300	300	0	0	0	0	0	0	600

0	0	23.858	23.858	0	0	0	0	0	0	47.716

Mechanical Engineer  MR	0	0	150	822	652	0	0	0	0	0	1624

0	0	16.765	91.874	72.874	0	0	0	0	0	181.513

Technician  MR	0	0	587	587	0	0	0	0	0	0	1174

0	0	42.898	42.898	0	0	0	0	0	0	85.796

MR Total	0	0	1537	2149	652	0	0	0	0	0	4338

0	0	131.883	201.188	72.874	0	0	0	0	0	405.945

Computer Professional  R	0	0	380	0	0	0	0	0	0	0	380

0	0	36.755	0	0	0	0	0	0	0	36.755

Designer  R	0	0	900	0	0	0	0	0	0	0	900

0	0	36.582	0	0	0	0	0	0	0	36.582

Mechanical Engineer  R	0	0	1047	255	150	0	0	0	0	0	1452

0	0	117.022	28.501	16.765	0	0	0	0	0	162.288

Page 9 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:24 PM

Technician  R	0	0	210	100	0	0	0	0	0	0	310

0	0	7.718	3.675	0	0	0	0	0	0	11.393

R Total	0	0	2537	355	150	0	0	0	0	0	3042

0	0	198.077	32.176	16.765	0	0	0	0	0	247.018

Total	0	0	4734	2963	802	0	0	0	0	0	8499

0	0	386.705	254.149	89.639	0	0	0	0	0	730.493

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	6.564

Travel  MR	0.0	0.0	0.0	10.0	23.0	0.0	0.0	0.0	0.0	0.0	48.923

MR Total	0.0	0.0	0.0	16.0	23.0	0.0	0.0	0.0	0.0	0.0	55.487

Other  R	0.0	0.0	15.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	21.880

Travel  R	0.0	0.0	33.5	43.5	12.5	0.0	0.0	0.0	0.0	0.0	130.597

R Total	0.0	0.0	48.5	48.5	12.5	0.0	0.0	0.0	0.0	0.0	152.477

Total	0.0	0.0	48.5	64.5	35.5	0.0	0.0	0.0	0.0	0.0	207.964

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	452	344	142	0	0	0	0	0	938

Page 10 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:25 PM

WBS 	3.3.1.1.1	Description:	Cryostat

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

173	0	0	173	0	150	0	24	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	0	0	0	0	0	0	0	220

0	0	18.915	0	0	0	0	0	0	0	18.915

B/I Total	0	0	220	0	0	0	0	0	0	0	220

0	0	18.915	0	0	0	0	0	0	0	18.915

Mechanical Engineer  MR	0	0	0	352	352	0	0	0	0	0	704

0	0	0	39.343	39.343	0	0	0	0	0	78.686

MR Total	0	0	0	352	352	0	0	0	0	0	704

0	0	0	39.343	39.343	0	0	0	0	0	78.686

Designer  R	0	0	160	0	0	0	0	0	0	0	160

0	0	12.724	0	0	0	0	0	0	0	12.724

Mechanical Engineer  R	0	0	352	0	0	0	0	0	0	0	352

0	0	39.343	0	0	0	0	0	0	0	39.343

R Total	0	0	512	0	0	0	0	0	0	0	512

0	0	52.067	0	0	0	0	0	0	0	52.067

Total	0	0	732	352	352	0	0	0	0	0	1436

0	0	70.982	39.343	39.343	0	0	0	0	0	149.668

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	14.825

MR Total	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	14.825

Travel  R	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	8.895

R Total	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	8.895

Total	0.0	0.0	6.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	23.720

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	80	54	39	0	0	0	0	0	173

Page 11 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:26 PM

WBS 	3.3.1.1.1.1	Description:	Cryostat documentation update

Institution :	BNL-M&O	Contact	J. Sondericker

Cryostat documentation update. CERN safety group requires a complete documentation of any cryogenics system in

operation. The documentation must be submitted in the CDD format. For the cryostat the documentation will need to be

updated twice: once for the operations in the West Hall and the second time after the move to the experimental pit. It is

expected that some of the interfaces will be modified during the integration.

Labor assumes 1/5 FTE of a mechanical engineer  in FY05 and FY06 (J. Sondericker/ M. Rehak) Details of Estimate:

to update the  cryostat documentation and to provide calculations required for the integration in the pit. It also includes the

Designer for drawing preparation and update (J. Farrel). One needs to review and upload 20 drawings into the CDD. Time

estimate is 1 day per drawing or 160 hours in FY04 and 160 hours in FY05.Travel: -   4 trips to CERN in FY05 and 4 in

FY06 at $2500per trip or $15000. The final review must be done after the move of the cryostat to the final position and start

of final operations in FY07.

Management reserve.

The elements of this task are put into management reserve for 05, 06 and 07

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

173	0	0	173	0	150	0	24	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	0	0	0	0	0	0	0	220

0	0	18.915	0	0	0	0	0	0	0	18.915

B/I Total	0	0	220	0	0	0	0	0	0	0	220

0	0	18.915	0	0	0	0	0	0	0	18.915

Mechanical Engineer  MR	0	0	0	352	352	0	0	0	0	0	704

0	0	0	39.343	39.343	0	0	0	0	0	78.686

MR Total	0	0	0	352	352	0	0	0	0	0	704

0	0	0	39.343	39.343	0	0	0	0	0	78.686

Designer  R	0	0	160	0	0	0	0	0	0	0	160

0	0	12.724	0	0	0	0	0	0	0	12.724

Mechanical Engineer  R	0	0	352	0	0	0	0	0	0	0	352

0	0	39.343	0	0	0	0	0	0	0	39.343

R Total	0	0	512	0	0	0	0	0	0	0	512

0	0	52.067	0	0	0	0	0	0	0	52.067

Total	0	0	732	352	352	0	0	0	0	0	1436

0	0	70.982	39.343	39.343	0	0	0	0	0	149.668

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	14.825

Page 12 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:27 PM

MR Total	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	14.825

Travel  R	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	8.895

R Total	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	8.895

Total	0.0	0.0	6.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	23.720

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	80	54	39	0	0	0	0	0	173

Page 13 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:27 PM

WBS 	3.3.1.1.2	Description:	Feedthrough

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

92	0	0	92	0	92	0	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	166	0	0	0	0	0	0	386

0	0	18.915	8.541	0	0	0	0	0	0	27.456

B/I Total	0	0	220	166	0	0	0	0	0	0	386

0	0	18.915	8.541	0	0	0	0	0	0	27.456

Designer  R	0	0	300	0	0	0	0	0	0	0	300

0	0	23.858	0	0	0	0	0	0	0	23.858

Mechanical Engineer  R	0	0	225	105	0	0	0	0	0	0	330

0	0	25.148	11.736	0	0	0	0	0	0	36.884

Technician  R	0	0	0	100	0	0	0	0	0	0	100

0	0	0	3.675	0	0	0	0	0	0	3.675

R Total	0	0	525	205	0	0	0	0	0	0	730

0	0	49.006	15.411	0	0	0	0	0	0	64.417

Total	0	0	745	371	0	0	0	0	0	0	1116

0	0	67.921	23.952	0	0	0	0	0	0	91.873

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	68	24	0	0	0	0	0	0	92

Page 14 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:27 PM

WBS 	3.3.1.1.2.1	Description:	Signal Feedthrough Documentation update

Institution :	BNL-M&O	Contact	T. Muller

Documentation update for the signal feedthroughs. CERN safety group requires a complete documentation of any vacuum

and cryogencis system in operation. The documentation has to be done in the CDD format. The documentation will have to

be updated twice: once for the operations in the West Hall and the second time after the move to the experimental pit. It is

expected that some of the interfaces will be modified during integration.

Labor assumes 1/7 FTE in FY03, 1/17 FTE in FY04 and FY05 and 1/30 FTE in FY06 of a Details of Estimate:

mechanical engineer (T. Muller). In addition a work of a Designer (J. Farrel) is needed to update the feedthrough's

documentation drawings. Task includes an update of drawings and upload into CDD. There are 15 drawings including FT

assembly drawings. Each drawing will need an average of 10 hours for review and update. Total of 150 hours in 2005 and

150 hours in 2006.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

54	0	0	54	0	54	0	0	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	0	0	0	0	0	0	0	220

0	0	18.915	0	0	0	0	0	0	0	18.915

B/I Total	0	0	220	0	0	0	0	0	0	0	220

0	0	18.915	0	0	0	0	0	0	0	18.915

Designer  R	0	0	150	0	0	0	0	0	0	0	150

0	0	11.929	0	0	0	0	0	0	0	11.929

Mechanical Engineer  R	0	0	105	105	0	0	0	0	0	0	210

0	0	11.736	11.736	0	0	0	0	0	0	23.472

R Total	0	0	255	105	0	0	0	0	0	0	360

0	0	23.665	11.736	0	0	0	0	0	0	35.401

Total	0	0	475	105	0	0	0	0	0	0	580

0	0	42.58	11.736	0	0	0	0	0	0	54.316

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	43	12	0	0	0	0	0	0	54

Page 15 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:28 PM

WBS 	3.3.1.1.2.2	Description:	HV Feedthrough Documentation Update

Institution :	SUNY SB	Contact	Not available

Documentation update for the HV feedthroughs. CERN safety group requires a complete documentation of any vacuum

and cryogenic system in operation. Some interfaces are modified during the installation. It is expected that more changes

will occur during the integration.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

38	0	0	38	0	38	0	0	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	0	166	0	0	0	0	0	0	166

0	0	0	8.541	0	0	0	0	0	0	8.541

B/I Total	0	0	0	166	0	0	0	0	0	0	166

0	0	0	8.541	0	0	0	0	0	0	8.541

Designer  R	0	0	150	0	0	0	0	0	0	0	150

0	0	11.929	0	0	0	0	0	0	0	11.929

Mechanical Engineer  R	0	0	120	0	0	0	0	0	0	0	120

0	0	13.412	0	0	0	0	0	0	0	13.412

Technician  R	0	0	0	100	0	0	0	0	0	0	100

0	0	0	3.675	0	0	0	0	0	0	3.675

R Total	0	0	270	100	0	0	0	0	0	0	370

0	0	25.341	3.675	0	0	0	0	0	0	29.016

Total	0	0	270	266	0	0	0	0	0	0	536

0	0	25.341	12.216	0	0	0	0	0	0	37.557

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	25	12	0	0	0	0	0	0	38

Page 16 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:29 PM

WBS 	3.3.1.1.2.2.1	Description:	HV Feedthrough Documentation Update

Institution :	SUNY SB	Contact	Not available

Documentation update for the HV feedthroughs. CERN safety group requires a complete documentation of any vacuum

and cryogenic system in operation. Some interfaces are modified during the installation. It is expected that more changes

will occur during the integration.

An update and upload of the information on the filter box and overall assembly will require a labor of a senior technician in

FY06. There are 10 drawings for the filter box and 6 drawings for the cabling at 10 hours per drawing I.e. a total of 160

hours.

Labor assumes 1/10 FTE of a mechanical designer in FY06 to update the HV Feedthrough Details of Estimate:

documentation.

Base & infrastructure;

Labor assumes 1/10 Physicist in FY06 to review and support documentation update.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

4	0	0	4	0	4	0	0	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	100	0	0	0	0	0	0	100

0	0	0	3.675	0	0	0	0	0	0	3.675

R Total	0	0	0	100	0	0	0	0	0	0	100

0	0	0	3.675	0	0	0	0	0	0	3.675

Total	0	0	0	100	0	0	0	0	0	0	100

0	0	0	3.675	0	0	0	0	0	0	3.675

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	4	0	0	0	0	0	0	4

Page 17 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:30 PM

WBS 	3.3.1.1.2.2.2	Description:	HV Feedthrough Documentation Update

Institution :	BNL-M&O	Contact	Not available

Documentation update for the HV feedthroughs. CERN safety group requires a complete documentation of any vacuum

and cryogenic system in operation. Some interfaces are modified during the installation. It is expected that more changes

will occur during the integration.

BNL:  Upload to CDD of the HV mechanical assembly drawings, update test results on bellows, Details of Estimate:

welding certification etc., will require work of aq Mechanical Engineer (T. Muller) consisting of 15 days ib FY04 and 15

days in FY05. It will also require 1 month labor of a Designer (J. Farrel) in FY04 and 1 month in FY05. This represents 1/17

FTE of a mechanical engineer and 1/12 of a mechanical designer in FY04 and FY05.

Base & infrastructure;

Labor assumes 1/10 Physicist in FY06 to review and support documentation update.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

25	0	0	25	0	25	0	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Designer  R	0	0	150	0	0	0	0	0	0	0	150

0	0	11.929	0	0	0	0	0	0	0	11.929

Mechanical Engineer  R	0	0	120	0	0	0	0	0	0	0	120

0	0	13.412	0	0	0	0	0	0	0	13.412

R Total	0	0	270	0	0	0	0	0	0	0	270

0	0	25.341	0	0	0	0	0	0	0	25.341

Total	0	0	270	0	0	0	0	0	0	0	270

0	0	25.341	0	0	0	0	0	0	0	25.341

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	25	0	0	0	0	0	0	0	25

Page 18 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:30 PM

WBS 	3.3.1.1.3	Description:	Cryogenics

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

652	0	0	652	0	477	0	175	3.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	0	0	0	0	0	0	0	220

0	0	18.915	0	0	0	0	0	0	0	18.915

B/I Total	0	0	220	0	0	0	0	0	0	0	220

0	0	18.915	0	0	0	0	0	0	0	18.915

Computer Professional  MR	0	0	500	440	0	0	0	0	0	0	940

0	0	48.362	42.558	0	0	0	0	0	0	90.920

Designer  MR	0	0	300	300	0	0	0	0	0	0	600

0	0	23.858	23.858	0	0	0	0	0	0	47.716

Mechanical Engineer  MR	0	0	150	470	300	0	0	0	0	0	920

0	0	16.765	52.531	33.531	0	0	0	0	0	102.827

Technician  MR	0	0	587	587	0	0	0	0	0	0	1174

0	0	42.898	42.898	0	0	0	0	0	0	85.796

MR Total	0	0	1537	1797	300	0	0	0	0	0	3634

0	0	131.883	161.845	33.531	0	0	0	0	0	327.259

Computer Professional  R	0	0	380	0	0	0	0	0	0	0	380

0	0	36.755	0	0	0	0	0	0	0	36.755

Mechanical Engineer  R	0	0	470	150	150	0	0	0	0	0	770

0	0	52.531	16.765	16.765	0	0	0	0	0	86.061

Technician  R	0	0	210	0	0	0	0	0	0	0	210

0	0	7.718	0	0	0	0	0	0	0	7.718

R Total	0	0	1060	150	150	0	0	0	0	0	1360

0	0	97.004	16.765	16.765	0	0	0	0	0	130.534

Total	0	0	2817	1947	450	0	0	0	0	0	5214

0	0	247.802	178.61	50.296	0	0	0	0	0	476.708

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	6.564

Travel  MR	0.0	0.0	0.0	0.0	23.0	0.0	0.0	0.0	0.0	0.0	34.098

MR Total	0.0	0.0	0.0	6.0	23.0	0.0	0.0	0.0	0.0	0.0	40.662

Other  R	0.0	0.0	15.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	21.880

Page 19 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:31 PM

Travel  R	0.0	0.0	25.0	38.5	12.5	0.0	0.0	0.0	0.0	0.0	112.327

R Total	0.0	0.0	40.0	43.5	12.5	0.0	0.0	0.0	0.0	0.0	134.207

Total	0.0	0.0	40.0	49.5	35.5	0.0	0.0	0.0	0.0	0.0	174.869

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	301	248	103	0	0	0	0	0	652

Page 20 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:31 PM

WBS 	3.3.1.1.3.1	Description:	Cryogenics documentation update

Institution :	BNL-M&O	Contact	J. Sondericker

Documentation update for the cryogenics. CERN safety group requires a complete documentation of any cryogenics

system in operation. The documentation has to be provided in the CDD format. The documentation will need to be updated

twice: once for the operations in the West Hall in FY04 and the second time after the move to the experimental pit in FY05

and integration in FY06. The cryogenics control systems are different for the two operations. IN Bldg. 180 the LN2 is

vented. In the experimental hall there is a LN2 recovery and re-circulation system. Software controls use different

programming schemes.

Labor assumes  Mechanical Engineer (J. Sondericker): 1/12  FTE in FY05 and 1/12 FTE in FY06 Details of Estimate:

to write the operations manual and a Mechanical Designer (Y. Farrah) to update the documentation of the software

operations for the refrigerator and for the implementation of the safety procedures for the operations in the pit: 1/6 FTE in

FY05 - FY07.

. Travel:-  1 trip to CERN0year  in FY05 - FY07 at $2500per trip

Elements of this task are put into management reserve

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

132	0	0	132	0	117	0	15	0.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	220	0	0	0	0	0	0	0	220

0	0	18.915	0	0	0	0	0	0	0	18.915

B/I Total	0	0	220	0	0	0	0	0	0	0	220

0	0	18.915	0	0	0	0	0	0	0	18.915

Designer  MR	0	0	300	300	0	0	0	0	0	0	600

0	0	23.858	23.858	0	0	0	0	0	0	47.716

Mechanical Engineer  MR	0	0	150	0	0	0	0	0	0	0	150

0	0	16.765	0	0	0	0	0	0	0	16.765

MR Total	0	0	450	300	0	0	0	0	0	0	750

0	0	40.623	23.858	0	0	0	0	0	0	64.481

Mechanical Engineer  R	0	0	0	150	150	0	0	0	0	0	300

0	0	0	16.765	16.765	0	0	0	0	0	33.530

R Total	0	0	0	150	150	0	0	0	0	0	300

0	0	0	16.765	16.765	0	0	0	0	0	33.530

Total	0	0	670	450	150	0	0	0	0	0	1270

0	0	59.538	40.623	16.765	0	0	0	0	0	116.926

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	4.448

Page 21 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:32 PM

MR Total	0.0	0.0	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	4.448

Travel  R	0.0	0.0	2.5	4.5	0.0	0.0	0.0	0.0	0.0	0.0	10.378

R Total	0.0	0.0	2.5	4.5	0.0	0.0	0.0	0.0	0.0	0.0	10.378

Total	0.0	0.0	2.5	4.5	3.0	0.0	0.0	0.0	0.0	0.0	14.826

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	63	47	21	0	0	0	0	0	132

Page 22 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:32 PM

WBS 	3.3.1.1.3.2	Description:	Cryogenics Commissioning

Institution :	BNL-M&O	Contact	Not available

Commissioning of all cryogenic equipment.

Commissioning in the West Hall will require the following tasks:

1. Around the clock cold tests support.

2. Closing of the Cold Vessel - Support in closing of the Cold Vessel which includes:

A. Monitoring installation of the Omega seals in preparation for welding the cryostat flanges shut.

B. Certification welding samples prepared, test samples welded, evaluation, and supervision

C. Monitor  torquing of cold vessel bolts

D. Supervision of welding safety practices to prevent superinsulation fires.

E. Pump - down of individual flange seals and leak check.

3. Feedthrough Vacuum and Monitoring

A. Complete testing of the Feedthrough Good and Bad Vacuum systems

B. Commissioning of the Feedthrough head flange heater system to avoid condensation on temperature monitoring

instrumentation

4. Solenoid Magnet Installation

A. Installation of the Solenoid Magnet in the Cryostat.

B. Installation of super insulation blankets.

C. Provide support to KEK to install SC buss bar and shield to He supply dewar.

D. Magnetic field test measurement in the West Hall

E. Commissioning of the solenoid magnet system

5. Test of the barrel cryostat Insulating Vacuum System - Commission the insulating Vacuum System of the warm barrel

cryostat vessels by

He leak checking the entire warm vessel while under vacuum.

6. Cold test -  Commissioning the BC Cryogenic System by cooling down the cold vessel, filling with LAr and warming to

89K operating conditions.

7. Commissioning in the cavern

Details of Estimate:

The resources to accomplish the above tasks will require 1/12  FTE in , FY05 and  1/4FTE in FY06 of a Mechanical

Engineer (J. Sondericker - 2 weeks each year at CERN to supervise commissioning and to discuss the implementation of

the refrigerator control system + 2 weeks each year at BNL to work with the industrial companies and with the CERN

safety groups on the operations analysis), 1/2 FTE of the Software Professional (Y. Farrah) in FY05 -  FY07 to implement

the program and to provide the interfaces to the LAr control system

1/6 FTE ME in FY04 to provide the calculations needed for the solenoid magnet integration with the cryostat

1/6 FTE of the mechanical engineer (M. Rehak) in FY05 to provide the calculations for the tilecal interface with the cryostat

during the system integration in the pit.

1/4 FTE of software professional (Y Farrah} in FY06 to provide support for the cooldown to commission cryostat.

1/6 FTE of a Technician (Wheeler) in FY04 for the Quality Meters commissioning in the West Hall.

1/3 FTE of a technician (Wheeler) in FY05 for the dis-assembly and recommissionig of the cryostat interfaces in the pit .

1/3 FTE of a Technician (Wheeler) in  FY06 for the disassassembly and recommissioning of the cryostat interfaces in the

pit.

Materials:  $20,000 is needed in FY03 for connections needed in Bldg.180. Based on the past experience $10,000 / year of

material will be required in FY04,  $15000 FY05 and $10,000 in FY06, and 4 trips at $2500 per trip in FY04- FY07.

Commisioning in the cavern will continue through FY07.

The material cost and elements of travel for FY06 and FY07 are placed in management contingency.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

472	0	0	472	0	352	0	120	2.1	0.0

Page 23 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:33 PM

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

Computer Professional  MR	0	0	500	440	0	0	0	0	0	0	940

0	0	48.362	42.558	0	0	0	0	0	0	90.920

Mechanical Engineer  MR	0	0	0	470	300	0	0	0	0	0	770

0	0	0	52.531	33.531	0	0	0	0	0	86.062

Technician  MR	0	0	587	587	0	0	0	0	0	0	1174

0	0	42.898	42.898	0	0	0	0	0	0	85.796

MR Total	0	0	1087	1497	300	0	0	0	0	0	2884

0	0	91.26	137.987	33.531	0	0	0	0	0	262.778

Computer Professional  R	0	0	380	0	0	0	0	0	0	0	380

0	0	36.755	0	0	0	0	0	0	0	36.755

Mechanical Engineer  R	0	0	470	0	0	0	0	0	0	0	470

0	0	52.531	0	0	0	0	0	0	0	52.531

R Total	0	0	850	0	0	0	0	0	0	0	850

0	0	89.286	0	0	0	0	0	0	0	89.286

Total	0	0	1937	1497	300	0	0	0	0	0	3734

0	0	180.546	137.987	33.531	0	0	0	0	0	352.064

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	6.564

Travel  MR	0.0	0.0	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	29.650

MR Total	0.0	0.0	0.0	6.0	20.0	0.0	0.0	0.0	0.0	0.0	36.214

Other  R	0.0	0.0	15.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	21.880

Travel  R	0.0	0.0	10.0	29.0	2.5	0.0	0.0	0.0	0.0	0.0	61.524

R Total	0.0	0.0	25.0	34.0	2.5	0.0	0.0	0.0	0.0	0.0	83.404

Total	0.0	0.0	25.0	40.0	22.5	0.0	0.0	0.0	0.0	0.0	119.618

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	212	193	67	0	0	0	0	0	472

Page 24 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:33 PM

WBS 	3.3.1.1.3.3	Description:	HV Feedthrough Commissioning

Institution :	SUNY SB	Contact	Not available

Commissioning of the HV feedthroughs.

Task includes the commissioning o fthe HV connections after the move of each of the three sections of the calorimeters

(barrel and two endcaps) to the experimental pit; conncetion of the new HV cables to the FT filter boxes. Re-connection of

the temperature sensors and of the heater connectors. Creation of the data bases in the CERN CDD format.

Labor estimate is based on the past experience. It will require 1 week per feedthrough (i.e.,5 to  6 Details of Estimate:

weeks) of a technician in FY05.

Travel: 6 trips (two per cryostat) at $2,500/trip or $15,000.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

48	0	0	48	0	8	0	40	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	210	0	0	0	0	0	0	0	210

0	0	7.718	0	0	0	0	0	0	0	7.718

R Total	0	0	210	0	0	0	0	0	0	0	210

0	0	7.718	0	0	0	0	0	0	0	7.718

Total	0	0	210	0	0	0	0	0	0	0	210

0	0	7.718	0	0	0	0	0	0	0	7.718

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	12.5	5.0	10.0	0.0	0.0	0.0	0.0	0.0	40.425

R Total	0.0	0.0	12.5	5.0	10.0	0.0	0.0	0.0	0.0	0.0	40.425

Total	0.0	0.0	12.5	5.0	10.0	0.0	0.0	0.0	0.0	0.0	40.425

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	26	7	15	0	0	0	0	0	48

Page 25 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:34 PM

WBS 	3.3.1.1.4	Description:	Forward Calorimeter

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

22	0	0	22	0	12	0	9	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	0	293	0	0	0	0	0	0	293

0	0	0	12.244	0	0	0	0	0	0	12.244

B/I Total	0	0	0	293	0	0	0	0	0	0	293

0	0	0	12.244	0	0	0	0	0	0	12.244

Designer  R	0	0	440	0	0	0	0	0	0	0	440

0	0	0	0	0	0	0	0	0	0	0.000

R Total	0	0	440	0	0	0	0	0	0	0	440

0	0	0	0	0	0	0	0	0	0	0.000

Total	0	0	440	293	0	0	0	0	0	0	733

0	0	0	12.244	0	0	0	0	0	0	12.244

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	2.5	5.0	0.0	0.0	0.0	0.0	0.0	0.0	9.375

R Total	0.0	0.0	2.5	5.0	0.0	0.0	0.0	0.0	0.0	0.0	9.375

Total	0.0	0.0	2.5	5.0	0.0	0.0	0.0	0.0	0.0	0.0	9.375

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	3	18	0	0	0	0	0	0	22

Page 26 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:35 PM

WBS 	3.3.1.1.4.1	Description:	FCAL Documentation update

Institution :	U. of Arizona	Contact	L. Shaver

Documentation update FCAL. The FCAL assembly will be completed in FY04. CERN safety group requires a complete

documentation of any cryogenic system in operation. Some interfaces are modified during the installation. It is expected

that more changes will occur during the integration. Electronics channel wiring and mapping mistakes have to be identified

and corrected in software and data bases. These can be completed only after the end of all cold tests

Labor assumes 1/4 FTE of a mechanical engineer/designer in FY05 to update the FCAL Details of Estimate:

documentation. (20 production drawings + integration drawings).  Travel  1 trip at $2500. 1/4 of ME in FY06. Travel - 2

trips in FY06 are required.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

22	0	0	22	0	12	0	9	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Term Scientist  B/I	0	0	0	293	0	0	0	0	0	0	293

0	0	0	12.244	0	0	0	0	0	0	12.244

B/I Total	0	0	0	293	0	0	0	0	0	0	293

0	0	0	12.244	0	0	0	0	0	0	12.244

Designer  R	0	0	440	0	0	0	0	0	0	0	440

0	0	0	0	0	0	0	0	0	0	0.000

R Total	0	0	440	0	0	0	0	0	0	0	440

0	0	0	0	0	0	0	0	0	0	0.000

Total	0	0	440	293	0	0	0	0	0	0	733

0	0	0	12.244	0	0	0	0	0	0	12.244

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	2.5	5.0	0.0	0.0	0.0	0.0	0.0	0.0	9.375

R Total	0.0	0.0	2.5	5.0	0.0	0.0	0.0	0.0	0.0	0.0	9.375

Total	0.0	0.0	2.5	5.0	0.0	0.0	0.0	0.0	0.0	0.0	9.375

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	3	18	0	0	0	0	0	0	22

Page 27 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:36 PM

WBS 	3.3.1.2	Description:	Operations

Institution :	Contact	Not available

Operations shall include:

Calibration and monitoring of the equipment during experiment run time.

Maintaining databases.

ATLAS data taking.

Maintenance for accessible parts and replacement as needed. Consumables are included in common costs.

Calibration and monitoring of the equipment will be performed during the experiment run time that isDetails of Estimate:

expected to start in FY07. ATLAS data taking, database maintenance, and support will be provided. Routine checking and

maintenance will be carried out for accessible parts of the subsystem. For those parts of the system that are inaccessible,

failures will be logged and whatever recovery procedures are necessary will be executed. Hardware, software, and

physicist technical support and management will be required.  During the operations phase, personnel will be required to

provide hardware support, software support and supervise the operations of the cryostat, the Liquid nitrogen refrigeration

system, the quality meter monitors, HV Feedthroughs. Additional work will be needed to design and monitor interfaces of

the components under direct US responsibility with those under the ATLAS collaboration responsibility. This will include the

interface of the

ATLAS cryostat cryogenics system with the LHC system.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3353	0	0	3353	0	3040	0	312	31.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352	3166

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083	108.680

Faculty  B/I	0	0	0	2640	2640	2640	704	704	704	704	10736

0	0	0	200.95	200.95	200.95	53.587	53.587	53.587	53.587	817.198

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320	13200

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136	221.363

Post Doc  B/I	0	0	0	2112	2112	1232	616	616	616	616	7920

0	0	0	87.212	87.212	53.063	26.531	26.531	26.531	26.531	333.611

Sr Research Scientist  B/I	0	0	0	176	176	176	176	176	176	176	1232

0	0	0	24.589	24.589	24.589	24.589	24.589	24.589	24.589	172.123

B/I Total	0	0	0	8154	8154	7274	3168	3168	3168	3168	36254

0	0	0	377.14	377.14	342.991	138.926	138.926	138.926	138.926	1652.975

Computer Professional  MR	0	0	590	0	0	0	0	0	0	0	590

0	0	57.067	0	0	0	0	0	0	0	57.067

Mechanical Engineer  MR	0	0	0	300	0	0	0	0	0	0	300

0	0	0	33.531	0	0	0	0	0	0	33.531

Technician  MR	0	0	440	90	590	0	0	0	0	0	1120

0	0	32.155	6.577	43.117	0	0	0	0	0	81.849

MR Total	0	0	1030	390	590	0	0	0	0	0	2010

0	0	89.222	40.108	43.117	0	0	0	0	0	172.447

Page 28 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:36 PM

Computer Professional  R	0	0	0	517	517	812	548	548	548	548	4038

0	0	0	17.747	17.747	46.281	37.219	37.219	37.219	37.219	230.651

Electrical Engineer  R	0	0	0	0	0	135	0	0	0	0	135

0	0	0	0	0	15.089	0	0	0	0	15.089

Mechanical Engineer  R	0	0	0	1660	1180	1495	745	745	745	745	7315

0	0	0	101.549	82.615	117.823	68.431	68.431	68.431	68.431	575.711

Technician  R	0	0	76	500	0	1144	1144	1144	1144	1144	6296

0	0	2.793	36.54	0	70.815	70.815	70.815	70.815	70.815	393.408

R Total	0	0	76	2677	1697	3586	2437	2437	2437	2437	17784

0	0	2.793	155.836	100.362	250.008	176.465	176.465	176.465	176.465	1214.859

Total	0	0	1106	11221	10441	10860	5605	5605	5605	5605	56048

0	0	92.015	573.084	520.619	592.999	315.391	315.391	315.391	315.391	3040.281

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	5.470

Travel  MR	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.412

MR Total	0.0	0.0	5.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	12.882

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	5.0	10.0	5.0	5.0	34.700

Travel  R	0.0	0.0	5.0	22.5	25.0	23.5	27.5	27.5	27.5	27.5	264.813

R Total	0.0	0.0	10.0	22.5	25.0	23.5	32.5	37.5	32.5	32.5	299.513

Total	0.0	0.0	15.0	22.5	25.0	28.5	32.5	37.5	32.5	32.5	312.395

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	112	603	556	632	360	368	360	360	3353

Page 29 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:37 PM

WBS 	3.3.1.2.1	Description:	Cryostat

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

394	0	0	394	0	357	0	37	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Sr Research Scientist  B/I	0	0	0	176	176	176	176	176	176	176	1232

0	0	0	24.589	24.589	24.589	24.589	24.589	24.589	24.589	172.123

B/I Total	0	0	0	176	176	176	176	176	176	176	1232

0	0	0	24.589	24.589	24.589	24.589	24.589	24.589	24.589	172.123

Computer Professional  R	0	0	0	0	0	160	160	160	160	160	800

0	0	0	0	0	15.476	15.476	15.476	15.476	15.476	77.380

Mechanical Engineer  R	0	0	0	160	0	160	160	160	160	160	960

0	0	0	17.883	0	17.883	17.883	17.883	17.883	17.883	107.298

R Total	0	0	0	160	0	320	320	320	320	320	1760

0	0	0	17.883	0	33.359	33.359	33.359	33.359	33.359	184.678

Total	0	0	0	336	176	496	496	496	496	496	2992

0	0	0	42.472	24.589	57.948	57.948	57.948	57.948	57.948	356.801

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	5.0	0.0	5.0	5.0	5.0	5.0	37.062

R Total	0.0	0.0	0.0	0.0	5.0	0.0	5.0	5.0	5.0	5.0	37.062

Total	0.0	0.0	0.0	0.0	5.0	0.0	5.0	5.0	5.0	5.0	37.062

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	42	32	58	65	65	65	65	394

Page 30 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:38 PM

WBS 	3.3.1.2.1.1	Description:	Cryostat operations

Institution :	BNL-M&O	Contact	Sondericker

Provide hardware and software support to the cryostat during the operations phase. The support consists of monitoring the

cryostat controls for the temperature, pressure and liquid levels. A data base updates and modifications will be done.

Periodic review of the performance parameters will be done by cryostat design engineer. Software professional will provide

yearly updates of the operations and control software.

Labor costs assume 160 hours/year of ME and 160 hours/year of software professional (based on Details of Estimate:

the past experience in D0 experiment) in FY06 to FY12. Travel  2 trips/year in FY06-FY12 at $2500/ trip or $35,000.

Travel in 06+07 put into management contingency

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

394	0	0	394	0	357	0	37	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Sr Research Scientist  B/I	0	0	0	176	176	176	176	176	176	176	1232

0	0	0	24.589	24.589	24.589	24.589	24.589	24.589	24.589	172.123

B/I Total	0	0	0	176	176	176	176	176	176	176	1232

0	0	0	24.589	24.589	24.589	24.589	24.589	24.589	24.589	172.123

Computer Professional  R	0	0	0	0	0	160	160	160	160	160	800

0	0	0	0	0	15.476	15.476	15.476	15.476	15.476	77.380

Mechanical Engineer  R	0	0	0	160	0	160	160	160	160	160	960

0	0	0	17.883	0	17.883	17.883	17.883	17.883	17.883	107.298

R Total	0	0	0	160	0	320	320	320	320	320	1760

0	0	0	17.883	0	33.359	33.359	33.359	33.359	33.359	184.678

Total	0	0	0	336	176	496	496	496	496	496	2992

0	0	0	42.472	24.589	57.948	57.948	57.948	57.948	57.948	356.801

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	5.0	0.0	5.0	5.0	5.0	5.0	37.062

R Total	0.0	0.0	0.0	0.0	5.0	0.0	5.0	5.0	5.0	5.0	37.062

Total	0.0	0.0	0.0	0.0	5.0	0.0	5.0	5.0	5.0	5.0	37.062

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 31 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:38 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	42	32	58	65	65	65	65	394

Page 32 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:39 PM

WBS 	3.3.1.2.2	Description:	Feedthrough

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

446	0	0	446	0	330	0	115	2.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	0	0	0	240	240	240	240	240	1200

0	0	0	0	0	26.825	26.825	26.825	26.825	26.825	134.125

Technician  R	0	0	76	0	0	704	704	704	704	704	3596

0	0	2.793	0	0	38.66	38.66	38.66	38.66	38.66	196.093

R Total	0	0	76	0	0	944	944	944	944	944	4796

0	0	2.793	0	0	65.485	65.485	65.485	65.485	65.485	330.218

Total	0	0	76	0	0	944	944	944	944	944	4796

0	0	2.793	0	0	65.485	65.485	65.485	65.485	65.485	330.218

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	5.470

MR Total	0.0	0.0	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	5.470

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	5.0	10.0	5.0	5.0	34.700

Travel  R	0.0	0.0	5.0	2.5	5.0	8.5	7.5	7.5	7.5	7.5	75.139

R Total	0.0	0.0	10.0	2.5	5.0	8.5	12.5	17.5	12.5	12.5	109.839

Total	0.0	0.0	10.0	2.5	5.0	13.5	12.5	17.5	12.5	12.5	115.309

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	16	4	7	83	82	89	82	82	446

Page 33 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:39 PM

WBS 	3.3.1.2.2.1	Description:	Signal Feedthroughs operations

Institution :	BNL-M&O	Contact	Not available

Provide hardware support to the signal feethroughs during the operations phase.

Monitoring and control of the signal feedthrough temperature and nitrogen gas flow and of the status of the vacuum system

will be required.

CERN safety requirements impose a yearly validation of every relief valve. There are 120 relief valves each needing 5

hours access. This work will be shared with the CERN based operations crew. Maintenace of the test and repair

equipment at BNL will be needed.

To support the hardware, 1/7 FTE ME, and 1/5 FTE Technician  from FY07 to FY12 will be Details of Estimate:

required.

Material: $5,000/year will be needed to maintain and test the repair station at BNL starting in FY04 to FY12.

Travel 1 trip/year from FY06 to FY12 at $ 2,500 or $20,000 total will also be required.

Travel and materials for FY06+07 put into management contingency

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

316	0	0	316	0	263	0	53	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	0	0	0	240	240	240	240	240	1200

0	0	0	0	0	26.825	26.825	26.825	26.825	26.825	134.125

Technician  R	0	0	0	0	0	352	352	352	352	352	1760

0	0	0	0	0	25.724	25.724	25.724	25.724	25.724	128.620

R Total	0	0	0	0	0	592	592	592	592	592	2960

0	0	0	0	0	52.549	52.549	52.549	52.549	52.549	262.745

Total	0	0	0	0	0	592	592	592	592	592	2960

0	0	0	0	0	52.549	52.549	52.549	52.549	52.549	262.745

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	5.470

MR Total	0.0	0.0	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	5.470

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	27.350

Travel  R	0.0	0.0	0.0	0.0	0.0	3.5	2.5	2.5	2.5	2.5	20.014

R Total	0.0	0.0	5.0	0.0	0.0	3.5	7.5	7.5	7.5	7.5	47.364

Total	0.0	0.0	5.0	0.0	0.0	8.5	7.5	7.5	7.5	7.5	52.834

Page 34 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:40 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	5	0	0	63	62	62	62	62	316

Page 35 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:40 PM

WBS 	3.3.1.2.2.2	Description:	HV Feedthroughs operations

Institution :	SUNY SB	Contact	Not available

Provide hardware support to the High Voltage Feethrough's during the operations phase.

The system will operate in two stages: FY04-FY06 in the West Hall and in the pit with a full access to the feedthroughs;

and

FY07-FY12 with a yearly access to the pit.

Monitoring and control of the HV feedthrough temperature and dry air as well as of the performance of the HV filter boxes

Labor costs assume 1/10 FTE of a Technician  (J. Steffens) starting in FY04 and FY05 and 1/5 Details of Estimate:

technician from FY06  to FY12, monitoring equipment cost of $5000 consisting of CANBUS I/O and a PC is required in

FY06. Tools replacement ($5k) will be needed in FY10.

Travel: 2 trips/year at $2500/trip or $45,000 from FY04 to FY12.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

130	0	0	130	0	67	0	62	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	76	0	0	352	352	352	352	352	1836

0	0	2.793	0	0	12.936	12.936	12.936	12.936	12.936	67.473

R Total	0	0	76	0	0	352	352	352	352	352	1836

0	0	2.793	0	0	12.936	12.936	12.936	12.936	12.936	67.473

Total	0	0	76	0	0	352	352	352	352	352	1836

0	0	2.793	0	0	12.936	12.936	12.936	12.936	12.936	67.473

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.0	0.0	0.0	7.350

Travel  R	0.0	0.0	5.0	2.5	5.0	5.0	5.0	5.0	5.0	5.0	55.125

R Total	0.0	0.0	5.0	2.5	5.0	5.0	5.0	10.0	5.0	5.0	62.475

Total	0.0	0.0	5.0	2.5	5.0	5.0	5.0	10.0	5.0	5.0	62.475

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	10	4	7	20	20	28	20	20	130

Page 36 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:41 PM

WBS 	3.3.1.2.3	Description:	Cryogenics

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

742	0	0	742	0	638	0	104	4.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	352	352	352	176	176	176	176	1760

0	0	0	18.915	18.915	18.915	9.457	9.457	9.457	9.457	94.573

B/I Total	0	0	0	352	352	352	176	176	176	176	1760

0	0	0	18.915	18.915	18.915	9.457	9.457	9.457	9.457	94.573

Computer Professional  MR	0	0	590	0	0	0	0	0	0	0	590

0	0	57.067	0	0	0	0	0	0	0	57.067

Mechanical Engineer  MR	0	0	0	300	0	0	0	0	0	0	300

0	0	0	33.531	0	0	0	0	0	0	33.531

Technician  MR	0	0	440	90	590	0	0	0	0	0	1120

0	0	32.155	6.577	43.117	0	0	0	0	0	81.849

MR Total	0	0	1030	390	590	0	0	0	0	0	2010

0	0	89.222	40.108	43.117	0	0	0	0	0	172.447

Computer Professional  R	0	0	0	0	0	135	135	135	135	135	675

0	0	0	0	0	13.058	13.058	13.058	13.058	13.058	65.290

Electrical Engineer  R	0	0	0	0	0	135	0	0	0	0	135

0	0	0	0	0	15.089	0	0	0	0	15.089

Mechanical Engineer  R	0	0	0	0	300	215	80	80	80	80	835

0	0	0	0	33.531	24.031	8.942	8.942	8.942	8.942	93.330

Technician  R	0	0	0	500	0	440	440	440	440	440	2700

0	0	0	36.54	0	32.155	32.155	32.155	32.155	32.155	197.315

R Total	0	0	0	500	300	925	655	655	655	655	4345

0	0	0	36.54	33.531	84.333	54.155	54.155	54.155	54.155	371.024

Total	0	0	1030	1242	1242	1277	831	831	831	831	8115

0	0	89.222	95.563	95.563	103.248	63.612	63.612	63.612	63.612	638.044

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.412

MR Total	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.412

Travel  R	0.0	0.0	0.0	5.0	10.0	10.0	10.0	10.0	10.0	10.0	96.362

Page 37 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:42 PM

R Total	0.0	0.0	0.0	5.0	10.0	10.0	10.0	10.0	10.0	10.0	96.362

Total	0.0	0.0	5.0	5.0	10.0	10.0	10.0	10.0	10.0	10.0	103.774

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	97	103	110	118	78	78	78	78	742

Page 38 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:42 PM

WBS 	3.3.1.2.3.1	Description:	 Quality Meter

Institution :	BNL-M&O	Contact	Sondericker

The Quality Meter consists of the mechanical system and an electronic cards that provide capacitance to current

conversion. Costs are based on providing mechanical, electrical hardware and software support to the quality meter during

the operations. Hardware support includes checking of the quality meters operations and calibration at least three times

per year. Software support consists of monitoring the quality meter controls for temperature pressure and liquid levels. The

monitoring requires knowledge of the PLC control language. First two years of operations will require preservation of the

mechanical know-how at BNL. Long-term operations support will be provided by the CERN operations crew.

Labor costs assume:Details of Estimate:

1/13 FTE ME, and 1/13 FTE EE for hardware support in FY06 and FY08, and 1/13 FTE SW Prof for software support in

FY06 to FY12.

Travel: -  2 trips/year at $2500/ trip or $30,000 from FY06 to FY12.

Labor in FY06+07 put into management contingency

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

133	0	0	133	0	95	0	37	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	0	0	135	135	135	135	135	675

0	0	0	0	0	13.058	13.058	13.058	13.058	13.058	65.290

Electrical Engineer  R	0	0	0	0	0	135	0	0	0	0	135

0	0	0	0	0	15.089	0	0	0	0	15.089

Mechanical Engineer  R	0	0	0	0	0	135	0	0	0	0	135

0	0	0	0	0	15.089	0	0	0	0	15.089

R Total	0	0	0	0	0	405	135	135	135	135	945

0	0	0	0	0	43.236	13.058	13.058	13.058	13.058	95.468

Total	0	0	0	0	0	405	135	135	135	135	945

0	0	0	0	0	43.236	13.058	13.058	13.058	13.058	95.468

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	37.062

R Total	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	37.062

Total	0.0	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	37.062

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 39 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:43 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	51	20	20	20	20	133

Page 40 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:43 PM

WBS 	3.3.1.2.3.2	Description:	Cryogenics operations

Institution :	BNL-M&O	Contact	Not available

Provide hardware and software support to the cryogenics during the operations phase.

During FY04 and FY05 this will support operations in the West Hall. Starting in FY06, this will support operations in the

experimental pit.

Task includes periodic checks of the LN2 refrigerator, valves, pumps, etc. It includs monitoring of the cryogenics controls

for the temperature, pressure and the liquid levels and provides upgrades to the BNL generated control code. Since the

software for the cryogenics controls will have to be made compatible with the software procedures under development for

the LHC (not yet established), there will be a need to change the language and to modify control tools after the start of

operations when the LHC system is stable.

T Labor costs assume:Details of Estimate:

1/6 FTE ME,  in FY04 to FY07. 1/3 of the technician will be needed during the commissioning in the pit in FY06-FY07

Mechanical engineer (Sondericker) will update the specifications and make them compatible with running conditions. He

will provide a supervision fo rthe maintenance of the LN2 refrigerator.

1/20 FTE ME, 1/4 FTE technician  in FY08 to FY12 for hardware support.

Software Support: 1/3 FTE of a software professional in FY06

Travel: -  2 trips/year at $2500/ trip or $45,000 from FY04 to FY12.

Management Contingency

FY04 and FY05

1/4 FTE technician -  for hardware support, and 1/3 FTE SW Prof for software support to provide support for the

cryogenics system operations in the west Hall and to provide updates of the BNL generated control code

FY06 labor put into management contingency

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

609	0	0	609	0	543	0	67	4.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	352	352	352	176	176	176	176	1760

0	0	0	18.915	18.915	18.915	9.457	9.457	9.457	9.457	94.573

B/I Total	0	0	0	352	352	352	176	176	176	176	1760

0	0	0	18.915	18.915	18.915	9.457	9.457	9.457	9.457	94.573

Computer Professional  MR	0	0	590	0	0	0	0	0	0	0	590

0	0	57.067	0	0	0	0	0	0	0	57.067

Mechanical Engineer  MR	0	0	0	300	0	0	0	0	0	0	300

0	0	0	33.531	0	0	0	0	0	0	33.531

Technician  MR	0	0	440	90	590	0	0	0	0	0	1120

0	0	32.155	6.577	43.117	0	0	0	0	0	81.849

MR Total	0	0	1030	390	590	0	0	0	0	0	2010

0	0	89.222	40.108	43.117	0	0	0	0	0	172.447

Mechanical Engineer  R	0	0	0	0	300	80	80	80	80	80	700

0	0	0	0	33.531	8.942	8.942	8.942	8.942	8.942	78.241

Technician  R	0	0	0	500	0	440	440	440	440	440	2700

0	0	0	36.54	0	32.155	32.155	32.155	32.155	32.155	197.315

Page 41 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:43 PM

R Total	0	0	0	500	300	520	520	520	520	520	3400

0	0	0	36.54	33.531	41.097	41.097	41.097	41.097	41.097	275.556

Total	0	0	1030	1242	1242	872	696	696	696	696	7170

0	0	89.222	95.563	95.563	60.012	50.554	50.554	50.554	50.554	542.576

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.412

MR Total	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.412

Travel  R	0.0	0.0	0.0	5.0	10.0	5.0	5.0	5.0	5.0	5.0	59.300

R Total	0.0	0.0	0.0	5.0	10.0	5.0	5.0	5.0	5.0	5.0	59.300

Total	0.0	0.0	5.0	5.0	10.0	5.0	5.0	5.0	5.0	5.0	66.712

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	97	103	110	67	58	58	58	58	609

Page 42 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:44 PM

WBS 	3.3.1.2.4	Description:	FCAL

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1771	0	0	1771	0	1715	0	56	22.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352	3166

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083	108.680

Faculty  B/I	0	0	0	2640	2640	2640	704	704	704	704	10736

0	0	0	200.95	200.95	200.95	53.587	53.587	53.587	53.587	817.198

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320	13200

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136	221.363

Post Doc  B/I	0	0	0	1760	1760	880	440	440	440	440	6160

0	0	0	68.297	68.297	34.148	17.074	17.074	17.074	17.074	239.038

B/I Total	0	0	0	7626	7626	6746	2816	2816	2816	2816	33262

0	0	0	333.636	333.636	299.487	104.88	104.88	104.88	104.88	1386.279

Computer Professional  R	0	0	0	517	517	517	253	253	253	253	2563

0	0	0	17.747	17.747	17.747	8.685	8.685	8.685	8.685	87.981

Mechanical Engineer  R	0	0	0	1500	880	880	265	265	265	265	4320

0	0	0	83.666	49.084	49.084	14.781	14.781	14.781	14.781	240.958

R Total	0	0	0	2017	1397	1397	518	518	518	518	6883

0	0	0	101.413	66.831	66.831	23.466	23.466	23.466	23.466	328.939

Total	0	0	0	9643	9023	8143	3334	3334	3334	3334	40145

0	0	0	435.049	400.467	366.318	128.346	128.346	128.346	128.346	1715.218

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	15.0	5.0	5.0	5.0	5.0	5.0	5.0	56.250

R Total	0.0	0.0	0.0	15.0	5.0	5.0	5.0	5.0	5.0	5.0	56.250

Total	0.0	0.0	0.0	15.0	5.0	5.0	5.0	5.0	5.0	5.0	56.250

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	454	407	373	135	135	135	135	1771

Page 43 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:45 PM

WBS 	3.3.1.2.4.1	Description:	FCAL operations

Institution :	U. of Arizona	Contact	Not available

Provide hardware and software support to the FCAL during the commissioning and operations phase. The software

support consists of monitoring the FCAL controls for temperature, pressure, liquid levels and electronics responses and

provides changes to the software.

Commissioning is divided into three phases: commissioning and cold tests of the endcaps in building 180, commissioning

of the endcaps in the experiemntal hall, and commissioning of bothe endcaps simultaneously with the final DAQ system

using horizontal muons fr0om the single beam

LHC operations.

Commissioning starts in 2005 and will continue through FY06. Single beam operations start in Details of Estimate:

FY07.

Labor costs assume 1/2 FTE ME starting in FY06 to FY08 and 5/16 FTE Computer professional starting in FY06 to FY08

and 3/20 FTE ME and 3/20 FTE Software professional in FY09 to FY12. Travel: 6 trips in FY06,  2 trips/year at $2500/trip

or $45,000

Base and Infrastructure

Hardware support for this effort will require:

FY06 to FY08

1 FTE faculty

1 FTE Post doc

1 FTE grad student

FY 09 to FY12

2/10 FTE faculty

1/4 FTE post doc

1/4 FTE grad student

Base & infrastructure

Effort required for the software controls consists of:

FY06 to FY08

1/2 FTE faculty

1/3 FTE software professional

1/2 FTE grad student

FY 09 to FY12

1/4 FTE faculty

2/10 FTE software professional

1/2 FTE grad student

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1771	0	0	1771	0	1715	0	56	22.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  B/I	0	0	0	586	586	586	352	352	352	352	3166

0	0	0	20.116	20.116	20.116	12.083	12.083	12.083	12.083	108.680

Faculty  B/I	0	0	0	2640	2640	2640	704	704	704	704	10736

0	0	0	200.95	200.95	200.95	53.587	53.587	53.587	53.587	817.198

Page 44 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:45 PM

Grad Student  B/I	0	0	0	2640	2640	2640	1320	1320	1320	1320	13200

0	0	0	44.273	44.273	44.273	22.136	22.136	22.136	22.136	221.363

Post Doc  B/I	0	0	0	1760	1760	880	440	440	440	440	6160

0	0	0	68.297	68.297	34.148	17.074	17.074	17.074	17.074	239.038

B/I Total	0	0	0	7626	7626	6746	2816	2816	2816	2816	33262

0	0	0	333.636	333.636	299.487	104.88	104.88	104.88	104.88	1386.279

Computer Professional  R	0	0	0	517	517	517	253	253	253	253	2563

0	0	0	17.747	17.747	17.747	8.685	8.685	8.685	8.685	87.981

Mechanical Engineer  R	0	0	0	1500	880	880	265	265	265	265	4320

0	0	0	83.666	49.084	49.084	14.781	14.781	14.781	14.781	240.958

R Total	0	0	0	2017	1397	1397	518	518	518	518	6883

0	0	0	101.413	66.831	66.831	23.466	23.466	23.466	23.466	328.939

Total	0	0	0	9643	9023	8143	3334	3334	3334	3334	40145

0	0	0	435.049	400.467	366.318	128.346	128.346	128.346	128.346	1715.218

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	15.0	5.0	5.0	5.0	5.0	5.0	5.0	56.250

R Total	0.0	0.0	0.0	15.0	5.0	5.0	5.0	5.0	5.0	5.0	56.250

Total	0.0	0.0	0.0	15.0	5.0	5.0	5.0	5.0	5.0	5.0	56.250

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	454	407	373	135	135	135	135	1771

Page 45 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:46 PM

WBS 	3.3.1.3	Description:	Maintenance

Institution :	Contact	Not available

Maintenance shall include:

Spare part kit to repair at CERN and at the institution sites. The spare parts shall account for part wear out rate, and part

obsolescence.

Scheduled maintenance that includes equipment removal and reinstallation, calibration and alignment, test equipment at

the CERN and institution sites - on site repair, and off - site repair.

Project Management to supervise the staff and to perform project maintenance planning and control

US ATLAS maintenance tasks will be required on the following level 3 subsystems A. Cryogenics, Details of Estimate:

B. Quality meters, C. Signal and HV Feedthroughs. The cryostat  will be accessed for maintenance approximately every

ten years and therefore no cost for maintenance will be estimated. The cryogenics, Quality Meters and the feedthroughs

will require US ATLAS manpower to support maintenance functions at CERN. The signal and HV feedthroughs and Quality

Meters, will also require spare parts on hand at CERN to support the maintenance task. During access, failed control

units: ELMB, valves, temperature and pressure gauges will be repaired or replaced with spares every three to five years on

average. Repair of these failed modules will be performed at CERN by the maintenance staff. The estimate is based on

working 200 days/year and that 50 days/year will be used for access, leaving 150 days (a total of 900 man-days per year)

for on site repair and maintenance.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1856	0	0	1856	32	586	0	1237	5.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	293	176	484	308	308	0	0	0	1569

0	0	21.412	12.862	35.371	22.509	22.509	0	0	0	114.663

MR Total	0	0	293	176	484	308	308	0	0	0	1569

0	0	21.412	12.862	35.371	22.509	22.509	0	0	0	114.663

Computer Professional  R	0	0	0	100	178	178	178	178	178	178	1168

0	0	0	3.433	6.11	6.11	6.11	6.11	6.11	6.11	40.093

Mechanical Engineer  R	0	0	293	150	410	436	436	436	436	436	3033

0	0	32.748	16.765	31.267	34.173	34.173	34.173	34.173	34.173	251.645

Technician  R	0	0	0	0	160	644	644	644	644	644	3380

0	0	0	0	5.88	41.251	41.251	41.251	41.251	41.251	212.135

R Total	0	0	293	250	748	1258	1258	1258	1258	1258	7581

0	0	32.748	20.198	43.257	81.534	81.534	81.534	81.534	81.534	503.873

Total	0	0	586	426	1232	1566	1566	1258	1258	1258	9150

0	0	54.16	33.06	78.628	104.043	104.043	81.534	81.534	81.534	618.536

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	68.0	28.0	27.5	30.0	0.0	0.0	0.0	0.0	163.229

Travel  MR	0.0	0.0	17.5	0.0	5.0	0.0	0.0	0.0	0.0	0.0	33.355

Page 46 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:46 PM

MR Total	0.0	0.0	85.5	28.0	32.5	30.0	0.0	0.0	0.0	0.0	196.584

Other  R	0.0	0.0	0.0	90.0	80.0	138.0	121.5	121.5	138.0	121.5	870.895

Travel  R	0.0	0.0	0.0	20.0	10.0	17.5	17.5	17.5	17.5	17.5	169.751

R Total	0.0	0.0	0.0	110.0	90.0	155.5	139.0	139.0	155.5	139.0	1040.646

Total	0.0	0.0	85.5	138.0	122.5	185.5	139.0	139.0	155.5	139.0	1237.230

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	150	186	210	316	259	237	261	237	1856

Page 47 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:46 PM

WBS 	3.3.1.3.1	Description:	Cryostat-Maintenance of Interfaces

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

266	0	0	266	0	129	0	138	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	220	220	220	0	0	0	660

0	0	0	0	16.078	16.078	16.078	0	0	0	48.234

MR Total	0	0	0	0	220	220	220	0	0	0	660

0	0	0	0	16.078	16.078	16.078	0	0	0	48.234

Technician  R	0	0	0	0	0	220	220	220	220	220	1100

0	0	0	0	0	16.078	16.078	16.078	16.078	16.078	80.390

R Total	0	0	0	0	0	220	220	220	220	220	1100

0	0	0	0	0	16.078	16.078	16.078	16.078	16.078	80.390

Total	0	0	0	0	220	440	440	220	220	220	1760

0	0	0	0	16.078	32.156	32.156	16.078	16.078	16.078	128.624

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	18.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0	39.384

MR Total	0.0	0.0	18.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0	39.384

Other  R	0.0	0.0	0.0	0.0	0.0	18.0	18.0	18.0	18.0	18.0	98.460

R Total	0.0	0.0	0.0	0.0	0.0	18.0	18.0	18.0	18.0	18.0	98.460

Total	0.0	0.0	18.0	18.0	0.0	18.0	18.0	18.0	18.0	18.0	137.844

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	20	20	16	52	52	36	36	36	266

Page 48 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:47 PM

WBS 	3.3.1.3.1.1	Description:	Maintenance of the mechanical facility

Institution :	BNL-M&O	Contact	Not available

Maintenance of the mechanical facility including replacement of broken equipment

Maintenance of the mechanical facility at CERN (for replacement and problem shooting) and at Details of Estimate:

BNL (for repairs)  including replacement of broken equipment (including specialized welding and cutting tools) is estimated

at $18k/year from FY05 to FY12. Repairs and updates on maintenance and inspection procedures will require  labor of 1/8

FTE MT in FY05 to FY12

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

266	0	0	266	0	129	0	138	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	220	220	220	0	0	0	660

0	0	0	0	16.078	16.078	16.078	0	0	0	48.234

MR Total	0	0	0	0	220	220	220	0	0	0	660

0	0	0	0	16.078	16.078	16.078	0	0	0	48.234

Technician  R	0	0	0	0	0	220	220	220	220	220	1100

0	0	0	0	0	16.078	16.078	16.078	16.078	16.078	80.390

R Total	0	0	0	0	0	220	220	220	220	220	1100

0	0	0	0	0	16.078	16.078	16.078	16.078	16.078	80.390

Total	0	0	0	0	220	440	440	220	220	220	1760

0	0	0	0	16.078	32.156	32.156	16.078	16.078	16.078	128.624

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	18.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0	39.384

MR Total	0.0	0.0	18.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0	39.384

Other  R	0.0	0.0	0.0	0.0	0.0	18.0	18.0	18.0	18.0	18.0	98.460

R Total	0.0	0.0	0.0	0.0	0.0	18.0	18.0	18.0	18.0	18.0	98.460

Total	0.0	0.0	18.0	18.0	0.0	18.0	18.0	18.0	18.0	18.0	137.844

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 49 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:48 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	20	20	16	52	52	36	36	36	266

Page 50 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:48 PM

WBS 	3.3.1.3.2	Description:	Feedthrough

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

447	0	0	447	32	55	0	360	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	88	88	88	0	0	0	264

0	0	0	0	6.431	6.431	6.431	0	0	0	19.293

MR Total	0	0	0	0	88	88	88	0	0	0	264

0	0	0	0	6.431	6.431	6.431	0	0	0	19.293

Technician  R	0	0	0	0	160	248	248	248	248	248	1400

0	0	0	0	5.88	12.311	12.311	12.311	12.311	12.311	67.435

R Total	0	0	0	0	160	248	248	248	248	248	1400

0	0	0	0	5.88	12.311	12.311	12.311	12.311	12.311	67.435

Total	0	0	0	0	248	336	336	248	248	248	1664

0	0	0	0	12.311	18.742	18.742	12.311	12.311	12.311	86.728

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	15.0	30.0	0.0	0.0	0.0	0.0	49.230

Travel  MR	0.0	0.0	10.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	18.531

MR Total	0.0	0.0	10.0	0.0	17.5	30.0	0.0	0.0	0.0	0.0	67.761

Other  R	0.0	0.0	0.0	20.0	0.0	40.0	23.5	23.5	40.0	23.5	222.435

Travel  R	0.0	0.0	0.0	10.0	0.0	7.5	7.5	7.5	7.5	7.5	70.044

R Total	0.0	0.0	0.0	30.0	0.0	47.5	31.0	31.0	47.5	31.0	292.479

Total	0.0	0.0	10.0	30.0	17.5	77.5	31.0	31.0	47.5	31.0	360.240

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	15	39	32	117	60	53	78	53	447

Page 51 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:49 PM

WBS 	3.3.1.3.2.1	Description:	Signal Feedthrough Maintenance

Institution :	BNL-M&O	Contact	Not available

Maintenance of the Signal feedthroughs

Cost for spare parts  required to support the feedthroughs maintenance is $30,000 in FY05 and Details of Estimate:

$15000 in FY06 and FY07, and $12.000 per year in FY08 to FY12. 1/20 FTE of technician per year is needed to maintain

the feedthrough repair facility and equipmentl

Travel: 4 trips/year at $2500/trip in FY05 and 2 trips/year in FY 06, and 1 trip/year in FY07 to FY12 or $30,000 total.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

227	0	0	227	32	19	0	176	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	88	88	88	0	0	0	264

0	0	0	0	6.431	6.431	6.431	0	0	0	19.293

MR Total	0	0	0	0	88	88	88	0	0	0	264

0	0	0	0	6.431	6.431	6.431	0	0	0	19.293

Technician  R	0	0	0	0	0	88	88	88	88	88	440

0	0	0	0	0	6.431	6.431	6.431	6.431	6.431	32.155

R Total	0	0	0	0	0	88	88	88	88	88	440

0	0	0	0	0	6.431	6.431	6.431	6.431	6.431	32.155

Total	0	0	0	0	88	176	176	88	88	88	704

0	0	0	0	6.431	12.862	12.862	6.431	6.431	6.431	51.448

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	15.0	30.0	0.0	0.0	0.0	0.0	49.230

Travel  MR	0.0	0.0	10.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	18.531

MR Total	0.0	0.0	10.0	0.0	17.5	30.0	0.0	0.0	0.0	0.0	67.761

Other  R	0.0	0.0	0.0	15.0	0.0	12.0	12.0	12.0	12.0	12.0	82.050

Travel  R	0.0	0.0	0.0	5.0	0.0	2.5	2.5	2.5	2.5	2.5	25.944

R Total	0.0	0.0	0.0	20.0	0.0	14.5	14.5	14.5	14.5	14.5	107.994

Total	0.0	0.0	10.0	20.0	17.5	44.5	14.5	14.5	14.5	14.5	175.755

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 52 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:50 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	15	24	27	63	30	23	23	23	227

Page 53 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:50 PM

WBS 	3.3.1.3.2.2	Description:	HV Feedthrough Maintenance

Institution :	SUNY SB	Contact	Not available

Maintenance of the HV feedthrough (including HV distribution boxes):

The repair and test station fo rthe HV filter network will be set up and maintained at SUNY SB. Task involves a periodic

safety check of the HV system including temperature monitoring and control. Periodic replacement of the failed filter

modules with spares will be done. Failed units will be sent for repairs at Stony Brook.

Details of Estimate:

1/6 FTE Technician in FY05 for setting up the maintenance and repair facility. Travel: -  4 trips in FY05 at $2500/trip or

$10,000.

Cost for spare parts, tools, and shipping  is $28k in FY05, FY08, and FY11 and $11.5k from FY06, FY07 and FY09< FY10

and FY12.

The filter box repair station maintenance will include scope for the corona check and HV crate with power supply and

soldering tools. The estimate is for 10 channels out of 5000 to fail each year and need repairs. It takes 2 days per channel

to repair it and retest I.e., 20 days/year of a technician or 1/10 FTE/ year from FY07 to FY12 .

Travel: 2 trips/year at $2500/trip or $45,000 from FY04 to FY12

management contingency

Material cost reevaluated

Base and infrastructure support for the HV feedthroughs:

1/2 FTE faculty in FY07 and FY08 and 1/10 faculty in FY09 to FY12.

1/2 grad student in FY07 and FY08 and 1/4 grad student in FY09 to FY12.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

220	0	0	220	0	35	0	184	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	160	160	160	160	160	160	960

0	0	0	0	5.88	5.88	5.88	5.88	5.88	5.88	35.280

R Total	0	0	0	0	160	160	160	160	160	160	960

0	0	0	0	5.88	5.88	5.88	5.88	5.88	5.88	35.280

Total	0	0	0	0	160	160	160	160	160	160	960

0	0	0	0	5.88	5.88	5.88	5.88	5.88	5.88	35.280

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	5.0	0.0	28.0	11.5	11.5	28.0	11.5	140.385

Travel  R	0.0	0.0	0.0	5.0	0.0	5.0	5.0	5.0	5.0	5.0	44.100

R Total	0.0	0.0	0.0	10.0	0.0	33.0	16.5	16.5	33.0	16.5	184.485

Total	0.0	0.0	0.0	10.0	0.0	33.0	16.5	16.5	33.0	16.5	184.485

Page 54 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:51 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	15	6	54	30	30	54	30	220

Page 55 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:51 PM

WBS 	3.3.1.3.3	Description:	Cryogenics

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

993	0	0	993	0	276	0	717	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	293	176	176	0	0	0	0	0	645

0	0	21.412	12.862	12.862	0	0	0	0	0	47.136

MR Total	0	0	293	176	176	0	0	0	0	0	645

0	0	21.412	12.862	12.862	0	0	0	0	0	47.136

Mechanical Engineer  R	0	0	293	150	150	176	176	176	176	176	1473

0	0	32.748	16.765	16.765	19.671	19.671	19.671	19.671	19.671	164.633

Technician  R	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	12.862	12.862	12.862	12.862	12.862	64.310

R Total	0	0	293	150	150	352	352	352	352	352	2353

0	0	32.748	16.765	16.765	32.533	32.533	32.533	32.533	32.533	228.943

Total	0	0	586	326	326	352	352	352	352	352	2998

0	0	54.16	29.627	29.627	32.533	32.533	32.533	32.533	32.533	276.079

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	50.0	10.0	12.5	0.0	0.0	0.0	0.0	0.0	74.615

Travel  MR	0.0	0.0	7.5	0.0	2.5	0.0	0.0	0.0	0.0	0.0	14.824

MR Total	0.0	0.0	57.5	10.0	15.0	0.0	0.0	0.0	0.0	0.0	89.439

Other  R	0.0	0.0	0.0	70.0	80.0	80.0	80.0	80.0	80.0	80.0	550.000

Travel  R	0.0	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	77.832

R Total	0.0	0.0	0.0	77.5	87.5	87.5	87.5	87.5	87.5	87.5	627.832

Total	0.0	0.0	57.5	87.5	102.5	87.5	87.5	87.5	87.5	87.5	717.271

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	115	122	138	124	124	124	124	124	993

Page 56 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:52 PM

WBS 	3.3.1.3.3.1	Description:	Quality Meters

Institution :	BNL-M&O	Contact	Not available

Quality Meters

Labor costs assume  1/6 ME in FY05, and 1/10 FTE ME in FY06 to FY12.  Cost for spare parts is Details of Estimate:

$12,500 in FY05, and $30K/year  ( 15% of construction manufacturing cost) in FY06 to FY12. Spare parts cost for the

quality meter mechanical parts and for the electronic boards is $50k/year starting in FY05 to FY12.Travel: -   1 trip/year at

$2500 per trip or $20,000 total from FY05 to FY12.

Management Contingency

FY07

Labor costs assume 1/6 FTE ME. Cost for spare parts in $12,500. Travel:- 1 trip at $2500 per trip or $2500 total.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

423	0	0	423	0	165	0	258	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	293	150	150	176	176	176	176	176	1473

0	0	32.748	16.765	16.765	19.671	19.671	19.671	19.671	19.671	164.633

R Total	0	0	293	150	150	176	176	176	176	176	1473

0	0	32.748	16.765	16.765	19.671	19.671	19.671	19.671	19.671	164.633

Total	0	0	293	150	150	176	176	176	176	176	1473

0	0	32.748	16.765	16.765	19.671	19.671	19.671	19.671	19.671	164.633

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	10.0	12.5	0.0	0.0	0.0	0.0	0.0	24.615

Travel  MR	0.0	0.0	2.5	0.0	2.5	0.0	0.0	0.0	0.0	0.0	7.412

MR Total	0.0	0.0	2.5	10.0	15.0	0.0	0.0	0.0	0.0	0.0	32.027

Other  R	0.0	0.0	0.0	20.0	30.0	30.0	30.0	30.0	30.0	30.0	200.000

Travel  R	0.0	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	25.944

R Total	0.0	0.0	0.0	22.5	32.5	32.5	32.5	32.5	32.5	32.5	225.944

Total	0.0	0.0	2.5	32.5	47.5	32.5	32.5	32.5	32.5	32.5	257.971

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 57 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:52 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	36	51	68	53	53	53	53	53	423

Page 58 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:52 PM

WBS 	3.3.1.3.3.2	Description:	Cryogenics Maintenance

Institution :	BNL-M&O	Contact	Not available

Maintenance of the Cryogenics

Labor assumes  technician 1/6 FTE in FY04 and FY05, and 1/10 FTE technician in FY06 to FY12 Details of Estimate:

for maintenance and recalibration costs including refrigerator and all interconnects. Travel: -   2 trips/year at $2500 per trip

or $40,000 total from FY04 to FY12. Spare Parts at $ 50,000 per year will also be required.

Management Contingency in FY06

FY04

Labor assumes technician 1/6 FTE

Travel: - 2 trips/year at $2500 per trip or $5000

Refrigerator spare parts $50,000

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

571	0	0	571	0	111	0	459	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	293	176	176	0	0	0	0	0	645

0	0	21.412	12.862	12.862	0	0	0	0	0	47.136

MR Total	0	0	293	176	176	0	0	0	0	0	645

0	0	21.412	12.862	12.862	0	0	0	0	0	47.136

Technician  R	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	12.862	12.862	12.862	12.862	12.862	64.310

R Total	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	12.862	12.862	12.862	12.862	12.862	64.310

Total	0	0	293	176	176	176	176	176	176	176	1525

0	0	21.412	12.862	12.862	12.862	12.862	12.862	12.862	12.862	111.446

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	50.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	50.000

Travel  MR	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.412

MR Total	0.0	0.0	55.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	57.412

Other  R	0.0	0.0	0.0	50.0	50.0	50.0	50.0	50.0	50.0	50.0	350.000

Travel  R	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	51.888

R Total	0.0	0.0	0.0	55.0	55.0	55.0	55.0	55.0	55.0	55.0	401.888

Total	0.0	0.0	55.0	55.0	55.0	55.0	55.0	55.0	55.0	55.0	459.300

Page 59 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:53 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	79	70	70	70	70	70	70	70	571

Page 60 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:53 PM

WBS 	3.3.1.3.4	Description:	FCAL

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

149	0	0	149	0	127	0	22	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	100	178	178	178	178	178	178	1168

0	0	0	3.433	6.11	6.11	6.11	6.11	6.11	6.11	40.093

Mechanical Engineer  R	0	0	0	0	260	260	260	260	260	260	1560

0	0	0	0	14.502	14.502	14.502	14.502	14.502	14.502	87.012

R Total	0	0	0	100	438	438	438	438	438	438	2728

0	0	0	3.433	20.612	20.612	20.612	20.612	20.612	20.612	127.105

Total	0	0	0	100	438	438	438	438	438	438	2728

0	0	0	3.433	20.612	20.612	20.612	20.612	20.612	20.612	127.105

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	21.875

R Total	0.0	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	21.875

Total	0.0	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	21.875

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	7	24	24	24	24	24	24	149

Page 61 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:54 PM

WBS 	3.3.1.3.4.1	Description:	FCAL

Institution :	U. of Arizona	Contact	Not available

FCAL maintenance Support

Supporting the FCAL  will require the following resources:Details of Estimate:

ME 1/7 FTE FY07 to FY12

Computer Professional  1/10 FTE FY07 to FY12

Travel 1 trip/year or $17,500 total from FY06 to FY12

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

149	0	0	149	0	127	0	22	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	100	178	178	178	178	178	178	1168

0	0	0	3.433	6.11	6.11	6.11	6.11	6.11	6.11	40.093

Mechanical Engineer  R	0	0	0	0	260	260	260	260	260	260	1560

0	0	0	0	14.502	14.502	14.502	14.502	14.502	14.502	87.012

R Total	0	0	0	100	438	438	438	438	438	438	2728

0	0	0	3.433	20.612	20.612	20.612	20.612	20.612	20.612	127.105

Total	0	0	0	100	438	438	438	438	438	438	2728

0	0	0	3.433	20.612	20.612	20.612	20.612	20.612	20.612	127.105

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	21.875

R Total	0.0	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	21.875

Total	0.0	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	21.875

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	7	24	24	24	24	24	24	149

Page 62 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:55 PM

WBS 	3.3.2	Description:	Electronic Liquid Argon M&O Estimate

Institution :	Contact	Not available

The electronic M&O estimate for the Liquid Argon Calorimeter includes costs for pre-operations,operations, and

maintenance.

Model for the cost estimates of the M&O for the electronics and electrical systems Details of Estimate:

The front-end readout of the LAr calorimeter will be installed on the detector in FY05 through FY07 after the calorimeter's

transport and integration in the pit. The pre-operations will include: the full crate test of the readout system, the long-term

boards burn-in facility, a portable full crate test station for the commissioning of the calorimeter modules (in Bldg. 180)

before the welding shut of the cryostat, the commissioning of the electronics readout after its installation on the detector (in

the pit) and the specialized electronics for the beam tests. The system crate, optical links, Level 1 trigger system, and the

ROD system will require costs for pre-operations.  A long-term burn-in of the integrated system crate will be performed to

flush out the infant mortality components before the commencement of operations. Documentation update (including final

layouts and drawings) will be made during the commissioning stage.'

The commissioning will be done separately for th ethree cryostats. It will be followed by the final commissioning phase of

running a complete system with the final DAQ both for the cosmic rays and for the single beam operations.

The estimates for operations and maintenance are based on the LHC run model of 7 months of proton-proton collisions, 2

months of heavy ion collisions and 3 months detector access per year. For such model, the ATLAS Liquid Argon

Electronics

Coordination group estimated a need for the on-site electronics operations crew of 1 supervisory Electrical Engineer and 5

electronics technicians working in shifts. This crew (paid from the CERN Common costs with a 20% US share) will identify

problem boards/components, replace with spares (if accessible) and run simple diagnostic tests. Simple repairs will be

made at CERN. Boards with more difficult problems will be sent for repairs to the "home" institutions (Nevis, BNL,

Pittsburgh, SMU) responsible for their maintenance. Each institution will maintain the expertise and the necessary test and

repair equipment. In addition, these institutions will need to update the supply of spares from time to time as needed. This

model is similar to that used e.g., at PHENIX, D0 and ZEUS.

Maintenance and operations of the Liquid Argon Calorimeter electronics in FY07-FY12 covers the following seven

categories:

front-end electronics, level 1 trigger interface, ROD system electronics, power supplies, detector control and cooling

systems, cables, crates, and connectors, optical links.

The numbers of the units are as follows:

The number of the Front-End Boards installed in the system:

Type                                           Number

Front End Board                             1524

Calibration Board                              122

Tower Builder Board                         120

Tower Driver Board                            20

Controller                                          114

Monitoring Board                              146

LV Boards (HEC)                                24

Total                                               2070

There are 2 cooling plates for each board and an extensive, water based cooling system.

There are 4 main types of power supplies.

Type & number installed                                  number of units/supply

Front End Crate supplies                                                  63 & 18

ROD VME crate  supplies                                                54 &   4

Level 1 Interface Crate  supplies                                        8 &   4

HEC LV Supplies                                                               8 & 12

The (Optical) Link components are:

Connection/type                                           number installed

FEB-ROD/optical                                                    1524

ROD-FEB optical/Cu                                                 762

Page 63 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:55 PM

System crate/optical                                                 114

FT-Baseplane/Cu (flex)                                           3048

TBB-Receiver/Cu (shielded TP)                               240

TDB-Receiver/Cu (shielded TP)                               120

The Level 1 trigger receiver/monitor system, located in the USA15 cavern, will consist of eight 9-U VME crates filled with 16

modules each. Each module contains 64 analog channels.

The modules in the ROD system (not including TTC hardware) are:

Type                          Number installed

ROD modules                      192

TBM modules                        16

SPAC modules                      16

Total                                     224

The estimated failure rate of the FEB components is based on the engineering judgment and on the experience of the D0,

H1 and ZEUS experiments. The failure rate will require a replacement with spares of about 100-150 readout boards during

the yearly access. These boards will be diagnosed and repaired during the operations period and made ready as spares

for the next access cycle. During the access, US based technicians and postdocs will supplement the operating crew, as a

single board replacement will require a minimum of 3 people for several hours. US institutions must maintain a crew of

technicians and a fraction of high-level electrical engineers for problem diagnoses and repairs. It is expected that during the

operation's period FY07-FY12, the electrical engineers will work on the R&D and on the design of electronics for the LHC

upgrade, but that they will be available for special tasks and consultations. The specialized test equipment, which will be

quite heavily used, must be kept operational and up to date. For the purpose of estimating the maintenance cost for such

equipment, it was assumed that it would be replaced every three years.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

11022	0	0	11022	0	8010	0	3012	69.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1760	1760	1760	880	352	352	352	352	7568

0	0	91.168	91.168	91.168	45.584	18.234	18.234	18.234	18.234	392.024

Post Doc  B/I	0	0	2640	2640	2640	2640	1760	1760	1760	1760	17600

0	0	70.329	70.329	70.329	94.173	70.731	70.731	70.731	70.731	588.084

Sr Research Scientist  B/I	0	0	1760	1760	1760	0	0	0	0	0	5280

0	0	245.891	245.891	245.891	0	0	0	0	0	737.673

Term Scientist  B/I	0	0	176	176	0	0	0	0	0	0	352

0	0	7.814	7.814	0	0	0	0	0	0	15.628

B/I Total	0	0	6336	6336	6160	3520	2112	2112	2112	2112	30800

0	0	415.202	415.202	407.388	139.757	88.965	88.965	88.965	88.965	1733.409

Computer Professional  MR	0	0	354	1312	1230	0	0	0	0	0	2896

0	0	34.24	119.189	106.598	0	0	0	0	0	260.027

Mechanical Engineer  MR	0	0	0	0	176	0	0	0	0	0	176

0	0	0	0	8.042	0	0	0	0	0	8.042

Technician  MR	0	0	40	1320	1960	2280	1760	1760	1760	1760	12640

0	0	1.7	68.944	89.416	112.801	74.8	74.8	74.8	74.8	572.061

Page 64 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:55 PM

MR Total	0	0	394	2632	3366	2280	1760	1760	1760	1760	15712

0	0	35.94	188.133	204.056	112.801	74.8	74.8	74.8	74.8	840.130

Computer Professional  R	0	0	3737	4435	2819	3037	2909	2909	2909	2909	25664

0	0	322.224	390.939	248.822	288.126	275.745	275.745	275.745	275.745	2353.091

Designer  R	0	0	660	807	0	0	0	0	0	0	1467

0	0	52.488	60.235	0	0	0	0	0	0	112.723

Electrical Engineer  R	0	0	3240	3094	3520	1396	1396	1396	1396	1396	16834

0	0	212.945	214.301	243.692	132.946	132.946	132.946	132.946	132.946	1335.668

Technician  R	0	0	4080	2140	4322	4052	4282	4282	4282	4282	31722

0	0	202.855	102.604	227.592	201.691	225.116	225.116	225.116	225.116	1635.206

R Total	0	0	11717	10476	10661	8485	8587	8587	8587	8587	75687

0	0	790.512	768.079	720.106	622.763	633.807	633.807	633.807	633.807	5436.688

Total	0	0	18447	19444	20187	14285	12459	12459	12459	12459	122199

0	0	1241.654	1371.414	1331.55	875.321	797.572	797.572	797.572	797.572	8010.227

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	7.5	7.5	12.5	12.5	12.5	12.5	12.5	12.5	133.425

B/I Total	0.0	0.0	7.5	7.5	12.5	12.5	12.5	12.5	12.5	12.5	133.425

Other  MR	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	8.976

Travel  MR	0.0	0.0	27.0	28.0	22.5	0.0	0.0	0.0	0.0	0.0	121.456

MR Total	0.0	0.0	27.0	28.0	28.5	0.0	0.0	0.0	0.0	0.0	130.432

Other  R	0.0	0.0	110.0	237.0	161.2	196.2	258.7	212.7	206.7	206.7	1731.953

Travel  R	0.0	0.0	116.5	129.5	130.5	65.0	65.0	65.0	65.0	65.0	1015.843

R Total	0.0	0.0	226.5	366.5	291.7	261.2	323.7	277.7	271.7	271.7	2747.796

Total	0.0	0.0	261.0	402.0	332.7	273.7	336.2	290.2	284.2	284.2	3011.653

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	1587	1891	1769	1195	1190	1136	1128	1128	11022

Page 65 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:56 PM

WBS 	3.3.2.1	Description:	Pre operations and Commissioning

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2055	0	0	2055	0	1501	0	554	15.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	880	880	880	0	0	0	0	0	2640

0	0	45.584	45.584	45.584	0	0	0	0	0	136.752

Post Doc  B/I	0	0	880	880	880	0	0	0	0	0	2640

0	0	23.443	23.443	23.443	0	0	0	0	0	70.329

Term Scientist  B/I	0	0	176	176	0	0	0	0	0	0	352

0	0	7.814	7.814	0	0	0	0	0	0	15.628

B/I Total	0	0	1936	1936	1760	0	0	0	0	0	5632

0	0	76.841	76.841	69.027	0	0	0	0	0	222.709

Technician  MR	0	0	0	200	200	0	0	0	0	0	400

0	0	0	14.616	14.616	0	0	0	0	0	29.232

MR Total	0	0	0	200	200	0	0	0	0	0	400

0	0	0	14.616	14.616	0	0	0	0	0	29.232

Computer Professional  R	0	0	1731	2110	780	0	0	0	0	0	4621

0	0	128.197	181.989	51.04	0	0	0	0	0	361.226

Designer  R	0	0	660	807	0	0	0	0	0	0	1467

0	0	52.488	60.235	0	0	0	0	0	0	112.723

Electrical Engineer  R	0	0	2940	2444	2300	0	0	0	0	0	7684

0	0	188.465	150.702	120.512	0	0	0	0	0	459.679

Technician  R	0	0	3240	1680	1620	0	0	0	0	0	6540

0	0	167.155	78.161	70.46	0	0	0	0	0	315.776

R Total	0	0	8571	7041	4700	0	0	0	0	0	20312

0	0	536.305	471.087	242.012	0	0	0	0	0	1249.404

Total	0	0	10507	9177	6660	0	0	0	0	0	26344

0	0	613.146	562.544	325.655	0	0	0	0	0	1501.345

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	8.976

Travel  MR	0.0	0.0	10.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	46.650

MR Total	0.0	0.0	10.0	0.0	26.0	0.0	0.0	0.0	0.0	0.0	55.626

Other  R	0.0	0.0	80.0	55.0	15.0	0.0	0.0	0.0	0.0	0.0	159.500

Page 66 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:57 PM

Travel  R	0.0	0.0	86.0	80.0	65.0	0.0	0.0	0.0	0.0	0.0	338.431

R Total	0.0	0.0	166.0	135.0	80.0	0.0	0.0	0.0	0.0	0.0	497.931

Total	0.0	0.0	176.0	135.0	106.0	0.0	0.0	0.0	0.0	0.0	553.557

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	841	737	477	0	0	0	0	0	2055

Page 67 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:57 PM

WBS 	3.3.2.1.3	Description:	System Crate Integration

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1096	0	0	1096	0	764	0	332	6.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	200	200	0	0	0	0	0	400

0	0	0	14.616	14.616	0	0	0	0	0	29.232

MR Total	0	0	0	200	200	0	0	0	0	0	400

0	0	0	14.616	14.616	0	0	0	0	0	29.232

Computer Professional  R	0	0	1171	630	300	0	0	0	0	0	2101

0	0	89.099	60.935	16.646	0	0	0	0	0	166.680

Designer  R	0	0	660	660	0	0	0	0	0	0	1320

0	0	52.488	52.488	0	0	0	0	0	0	104.976

Electrical Engineer  R	0	0	1320	770	820	0	0	0	0	0	2910

0	0	105.684	53.982	45.5	0	0	0	0	0	205.166

Technician  R	0	0	2500	1180	1320	0	0	0	0	0	5000

0	0	139.276	59.324	59.158	0	0	0	0	0	257.758

R Total	0	0	5651	3240	2440	0	0	0	0	0	11331

0	0	386.547	226.729	121.304	0	0	0	0	0	734.580

Total	0	0	5651	3440	2640	0	0	0	0	0	11731

0	0	386.547	241.345	135.92	0	0	0	0	0	763.812

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	29.650

MR Total	0.0	0.0	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	29.650

Other  R	0.0	0.0	60.0	45.0	15.0	0.0	0.0	0.0	0.0	0.0	127.500

Travel  R	0.0	0.0	35.0	40.0	45.0	0.0	0.0	0.0	0.0	0.0	175.125

R Total	0.0	0.0	95.0	85.0	60.0	0.0	0.0	0.0	0.0	0.0	302.625

Total	0.0	0.0	95.0	85.0	80.0	0.0	0.0	0.0	0.0	0.0	332.275

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	502	348	246	0	0	0	0	0	1096

Page 68 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:58 PM

WBS 	3.3.2.1.3.1	Description:	Crate Documentation update

Institution :	BNL-M&O	Contact	Takai

Crate Documentation update.

Task includes an update of drawings and documentation in the CDD format of all mechanical drawings, services, power

and water connections etc.

Engineering judgementBasis of Estimate:

Labor cost assumes  1/3 FTE of a mechanical designer (Jason Farrel), 1/4 software professional Details of Estimate:

(Saroj Kandasamy) to design and implement the data basis i n FY05 and FY06

The estimate is based on upgrading 16 drawings 4 times with changes at an average of 10 hours per drawing. It is

assumed that at least 4 iterations of design changes would be required during commissioning and electrical testing in the

pit.

Base & infrastructure

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

190	0	0	190	0	190	0	0	1.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	440	440	0	0	0	0	0	0	880

0	0	42.558	42.558	0	0	0	0	0	0	85.116

Designer  R	0	0	660	660	0	0	0	0	0	0	1320

0	0	52.488	52.488	0	0	0	0	0	0	104.976

R Total	0	0	1100	1100	0	0	0	0	0	0	2200

0	0	95.046	95.046	0	0	0	0	0	0	190.092

Total	0	0	1100	1100	0	0	0	0	0	0	2200

0	0	95.046	95.046	0	0	0	0	0	0	190.092

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	95	95	0	0	0	0	0	0	190

Page 69 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:59 PM

WBS 	3.3.2.1.3.2	Description:	System Electronic Integration

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	Not available

Full crate system test. Task includes supervision and debugging of the pre-production series of the FEBs and integration of

the electronics system in the crate at BNL. It also includes a production of special VME readout boards replacing the ROD

system that will not be available for this test.  The design and construction will start in FY03 and continue in FY04. It will

also include tests of the cooling system, power supplies, links,DCS, etc.

Engineering judgementBasis of Estimate:

The task will requireDetails of Estimate:

In FY04: ¼ FTE of an electrical engineer (J. Ban) to supervise the production and to debug the boards (20 boards at 3

days each);

¼ of an electrical technician (N. Bishop) to manage the components stock and re-work

Cost of hardware components: $15,000. Cost of test equipment - power supply, crate, etc, $15,000.

Base & infrastructure

Labor costs assumes ¼ experienced Physicist in FY04 for technical guidance and decision making during integration.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 70 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:19:59 PM

WBS 	3.3.2.1.3.3	Description:	Facilities

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	Not available

Test and maintenance system for the FEB at CERN. The system will be built in FY04 and used for the pre-operations in

the West Hall. In FY05-FY12 this system will be used for the testing and identification of problems of the FEBs removed

from the experiment due to malfunction.

US share of the overall cost of the test station is 59% (following the MOU share). The test station system will include: VME

crate, front-end crate, power supply, cooling, links, trigger modules, level 1 receiver, DAQ, ROD and test and maintenance

equipment. The system will be located initially in the West Hall and then moved to the facility located near Point 1. The

operations of the facility will be supported by the common costs.

Labor costs assume Details of Estimate:

1/6 FTE EE in FY05 for the overall system design and supervision of its construction; 1/6 FTE ET for procurements and

assembly. For the purpose of this estimate we assume that the cooling system will be adapted from the BNL test system.

Material costs include: test equipment (scope $20k, soldering equipment $5k, pulse generators $10k, VME bus analyzer

$3k, small tools and supplies $12k) I.e, $50k total.

Tools replacement will be needed every 3 years on average or $15k/year in FY05-FY07.

Travel:- 4 trips at $2500/trip or $10,000 will be required in FY05 - FY07.

Some material coponents in MC

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

128	0	0	128	0	37	0	91	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	294	0	0	0	0	0	0	0	294

0	0	23.99	0	0	0	0	0	0	0	23.990

Technician  R	0	0	300	0	0	0	0	0	0	0	300

0	0	12.75	0	0	0	0	0	0	0	12.750

R Total	0	0	594	0	0	0	0	0	0	0	594

0	0	36.74	0	0	0	0	0	0	0	36.740

Total	0	0	594	0	0	0	0	0	0	0	594

0	0	36.74	0	0	0	0	0	0	0	36.740

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	15.0	10.0	15.0	0.0	0.0	0.0	0.0	0.0	40.000

Travel  R	0.0	0.0	10.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	51.000

R Total	0.0	0.0	25.0	20.0	25.0	0.0	0.0	0.0	0.0	0.0	91.000

Total	0.0	0.0	25.0	20.0	25.0	0.0	0.0	0.0	0.0	0.0	91.000

Page 71 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:00 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	69	27	32	0	0	0	0	0	128

Page 72 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:00 PM

WBS 	3.3.2.1.3.4	Description:	Systems Crate Pre-operations

Institution :	BNL-M&O	Contact	Not available

Engineering and technical manpower required to run the System Crate in the ATLAS hall at CERN.

Costs assume 1/4 FTE EE  1/2 FTE ET, and 1/12 FTE SW Prof will be needed for pre-operations Details of Estimate:

in FY05. In FY06 and FY07, 1/7 FTE EE, 1/2 FTE FT, and 1/9 Computer Professional will be required. Travel: -  8

trips/year at $2500/trip or $60,000 will be required in FY05 to FY07.

Base & infrastructure

½ FTE Experienced Physicist to oversee and provide technical support for pre-operations of the System Crate in FY06 and

FY07.  Travel: -  4 trips/year  at $2500/trip  will be required.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

323	0	0	323	0	219	0	104	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	200	200	0	0	0	0	0	400

0	0	0	14.616	14.616	0	0	0	0	0	29.232

MR Total	0	0	0	200	200	0	0	0	0	0	400

0	0	0	14.616	14.616	0	0	0	0	0	29.232

Computer Professional  R	0	0	145	190	0	0	0	0	0	0	335

0	0	14.025	18.377	0	0	0	0	0	0	32.402

Electrical Engineer  R	0	0	440	200	0	0	0	0	0	0	640

0	0	49.178	22.354	0	0	0	0	0	0	71.532

Technician  R	0	0	880	300	0	0	0	0	0	0	1180

0	0	64.31	21.924	0	0	0	0	0	0	86.234

R Total	0	0	1465	690	0	0	0	0	0	0	2155

0	0	127.513	62.655	0	0	0	0	0	0	190.168

Total	0	0	1465	890	200	0	0	0	0	0	2555

0	0	127.513	77.271	14.616	0	0	0	0	0	219.400

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	29.650

MR Total	0.0	0.0	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	29.650

Travel  R	0.0	0.0	10.0	20.0	20.0	0.0	0.0	0.0	0.0	0.0	74.125

R Total	0.0	0.0	10.0	20.0	20.0	0.0	0.0	0.0	0.0	0.0	74.125

Total	0.0	0.0	10.0	20.0	40.0	0.0	0.0	0.0	0.0	0.0	103.775

Page 73 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:01 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	142	107	74	0	0	0	0	0	323

Page 74 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:01 PM

WBS 	3.3.2.1.3.5	Description:	System Crate pre-operations - optical links

Institution :	Southern Methodist University	Contact	Not available

Engineering and technical manpower for pre-operations and commissioning of the optical links at CERN.

FY04: Design and implementation of the links for the combined calorimeter test beam. Task includes  design, building,

installation and commissioning of 20 transition boards and link: PCB layout, PCB manufacturing, component loading, fibers,

connectors, opto-electronics components,installation in the test beam and software modifications.

FY05,  FY06 and FY07:

1) Commissioning of the optical links between FEB and ROD (1638 units), creation of the monitoring software, data bases

and graphic displays.

2) Design and construction of links for the FEB and the ROD test stations (number of links not yet determined).

Commissioning of the links will occure in separate periods for the three cryostats: barrel in FY05/06, EndcapC in FY06 and

EndcapA in FY06/07.

Each period will require separate travel.

FY04: Initial commsisioning of the optical links for the barrel calorimeter in the pit. 1/12 FTE EEDetails of Estimate:

FY05 and FY06:

1) Commissioning of the optical links between FEB and ROD (1638 units), creation of the monitoring software, databases

and graphic displays. 2) Design and construction of links for the FEB and ROD test stations (number of links needed not

yet determined)

Basis of estimate: Material cost: $5k for optical power meter and fiber splicing and test equipment, $5k for the equipment to

repair optical connectors, $8k for the portable digital scope in FY06, $20k for the components of the test stations links in

FY05; project labor: in FY05: 1/3 FTE EE, ½ FTE Et, 1/3 FTE software professional; in FY06: 1/6 FTE EE, ¼ FTE ET, 1/6

FTE software professional; travel: 8 trips in FY05  and FY06, 8 trips in FY07 at $2,5k each.

Base and infrastructure: 1/3 FTE experienced physicist + 1 postdoc +1/2 graduate student. Travel: 6 trips @$2.5k per year

or $30k.

Labor and material reduced and moved to MC for FY06

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

275	0	0	275	0	200	0	75	2.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	586	0	300	0	0	0	0	0	886

0	0	32.516	0	16.646	0	0	0	0	0	49.162

Electrical Engineer  R	0	0	586	350	600	0	0	0	0	0	1536

0	0	32.516	19.421	33.293	0	0	0	0	0	85.230

Technician  R	0	0	880	0	440	0	0	0	0	0	1320

0	0	43.516	0	21.758	0	0	0	0	0	65.274

R Total	0	0	2052	350	1340	0	0	0	0	0	3742

0	0	108.548	19.421	71.697	0	0	0	0	0	199.666

Total	0	0	2052	350	1340	0	0	0	0	0	3742

0	0	108.548	19.421	71.697	0	0	0	0	0	199.666

Page 75 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:02 PM

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	25.000

Travel  R	0.0	0.0	15.0	10.0	15.0	0.0	0.0	0.0	0.0	0.0	50.000

R Total	0.0	0.0	35.0	10.0	15.0	0.0	0.0	0.0	0.0	0.0	75.000

Total	0.0	0.0	35.0	10.0	15.0	0.0	0.0	0.0	0.0	0.0	75.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	152	32	90	0	0	0	0	0	275

Page 76 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:02 PM

WBS 	3.3.2.1.3.6	Description:	System Crate - Crate Burn In

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	Not available

Setup, and perform long term burn-in on the integrated Front-End readout System Crate and maintain the burn-in test

setup. Determine any long-term aging degradation that may cause experiment performance problems.

1/2  FTE EE will be required for setup in FY05 (install system elements, connect power, integrate Details of Estimate:

and debug) and 1/2 FTE, ET per year in FY06 - FY07 to operate and maintain it.  Cost for equipment (power supplies,

support structures, and water-cooling system)  $25K in FY04 to FY06.

Base & Infrastructure

1 FTE Senior Physicist in FY04 to FY07

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

144	0	0	144	0	94	0	50	1.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	440	880	880	0	0	0	0	0	2200

0	0	18.7	37.4	37.4	0	0	0	0	0	93.500

R Total	0	0	440	880	880	0	0	0	0	0	2200

0	0	18.7	37.4	37.4	0	0	0	0	0	93.500

Total	0	0	440	880	880	0	0	0	0	0	2200

0	0	18.7	37.4	37.4	0	0	0	0	0	93.500

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	25.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0	50.000

R Total	0.0	0.0	25.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0	50.000

Total	0.0	0.0	25.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0	50.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	44	62	37	0	0	0	0	0	144

Page 77 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:03 PM

WBS 	3.3.2.1.3.7	Description:	Crate burn-in

Institution :	Southern Methodist University	Contact	Not available

Long term burn-in of the Feb and link components: ADC s, Optical transmitters and optical receivers

The accelerated aging test will consists of the high temperature opven operated for 6 month with Details of Estimate:

components operation monitored on-line.

Labor 1/8 of EE in FY06 nad FY07, materials $10,000

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

37	0	0	37	0	24	0	13	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	220	220	0	0	0	0	0	440

0	0	0	12.207	12.207	0	0	0	0	0	24.414

R Total	0	0	0	220	220	0	0	0	0	0	440

0	0	0	12.207	12.207	0	0	0	0	0	24.414

Total	0	0	0	220	220	0	0	0	0	0	440

0	0	0	12.207	12.207	0	0	0	0	0	24.414

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	12.500

R Total	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	12.500

Total	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	12.500

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	25	12	0	0	0	0	0	37

Page 78 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:03 PM

WBS 	3.3.2.1.4	Description:	Front End Board

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

108	0	0	108	0	73	0	35	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	440	440	440	0	0	0	0	0	1320

0	0	24.415	24.415	24.415	0	0	0	0	0	73.245

R Total	0	0	440	440	440	0	0	0	0	0	1320

0	0	24.415	24.415	24.415	0	0	0	0	0	73.245

Total	0	0	440	440	440	0	0	0	0	0	1320

0	0	24.415	24.415	24.415	0	0	0	0	0	73.245

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.000

Travel  R	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	25.000

R Total	0.0	0.0	18.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	35.000

Total	0.0	0.0	18.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	35.000

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	47	37	24	0	0	0	0	0	108

Page 79 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:04 PM

WBS 	3.3.2.1.4.1	Description:	Front End Board Documentation update

Institution :	Southern Methodist University	Contact	J. Ye

Documentation update optical links

Engineering judgementBasis of Estimate:

Task includes review and update of documentation for optical links in CDD format. The layout and Details of Estimate:

drawings for the optical transmitter (FEB side),  optical receiver (ROD side), fiber distribution system, patch panels and

laser eye-safety boxes.

Labor costs assume  ¼ FTE of an electrical engineer (A. Liu) in FY05 and FY06. The material costs for software licences

(schematic capture and layout) $8,000. Travel - 4 trips to CERN/year at $2500 per trip or $20,000

Base & infrastructure

Labor cost assumes 1/10 Physicist in FY 05 to review and support documentation update

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

108	0	0	108	0	73	0	35	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	440	440	440	0	0	0	0	0	1320

0	0	24.415	24.415	24.415	0	0	0	0	0	73.245

R Total	0	0	440	440	440	0	0	0	0	0	1320

0	0	24.415	24.415	24.415	0	0	0	0	0	73.245

Total	0	0	440	440	440	0	0	0	0	0	1320

0	0	24.415	24.415	24.415	0	0	0	0	0	73.245

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	10.000

Travel  R	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	25.000

R Total	0.0	0.0	18.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	35.000

Total	0.0	0.0	18.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	35.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	47	37	24	0	0	0	0	0	108

Page 80 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:05 PM

WBS 	3.3.2.1.5	Description:	Level 1 Trigger

Institution :	Contact	W. Cleland

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

584	0	0	584	0	501	0	83	5.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	880	880	880	0	0	0	0	0	2640

0	0	45.584	45.584	45.584	0	0	0	0	0	136.752

Post Doc  B/I	0	0	880	880	880	0	0	0	0	0	2640

0	0	23.443	23.443	23.443	0	0	0	0	0	70.329

Term Scientist  B/I	0	0	176	176	0	0	0	0	0	0	352

0	0	7.814	7.814	0	0	0	0	0	0	15.628

B/I Total	0	0	1936	1936	1760	0	0	0	0	0	5632

0	0	76.841	76.841	69.027	0	0	0	0	0	222.709

Computer Professional  R	0	0	180	880	180	0	0	0	0	0	1240

0	0	17.748	86.768	17.748	0	0	0	0	0	122.264

Electrical Engineer  R	0	0	740	547	740	0	0	0	0	0	2027

0	0	33.951	30.347	33.951	0	0	0	0	0	98.249

Technician  R	0	0	740	500	300	0	0	0	0	0	1540

0	0	27.879	18.837	11.302	0	0	0	0	0	58.018

R Total	0	0	1660	1927	1220	0	0	0	0	0	4807

0	0	79.578	135.952	63.001	0	0	0	0	0	278.531

Total	0	0	3596	3863	2980	0	0	0	0	0	10439

0	0	156.419	212.793	132.028	0	0	0	0	0	501.240

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	8.976

MR Total	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	8.976

Other  R	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	20.000

Travel  R	0.0	0.0	16.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	53.856

R Total	0.0	0.0	26.0	20.0	10.0	0.0	0.0	0.0	0.0	0.0	73.856

Total	0.0	0.0	26.0	20.0	16.0	0.0	0.0	0.0	0.0	0.0	82.832

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	190	238	156	0	0	0	0	0	584

Page 81 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:06 PM

Page 82 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:06 PM

WBS 	3.3.2.1.5.1	Description:	Level 1 Trigger documentation update

Institution :	University of Pittsburg	Contact	B. Cleland

Documentation update Level 1 trigger to be done in the CDD format an dtransmitted to the ATLAS database.

Task includes a review and update of technical layout and drawings (5 layer sum boards, 7 Details of Estimate:

drawings for the level 1 receiver system) remapping boards specifications (20 drawings) at 2 days/ drawing.

Labor costs assume  64 man-days of EE (j. Rabel) and  ¼ FTE technician (G. Zuk) in  FY04.

The material costs for software licenses (Schematic captures and layout software) is $10,000.

Travel: - 2 trips to CERN at $2500 per trip or $5,000.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 83 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:07 PM

WBS 	3.3.2.1.5.2	Description:	System Crate pre-operations Level 1 Trigger

Institution :	University of Pittsburg	Contact	V. Paolone

Engineering and technical manpower required to commission the Level 1 Trigger Receiver System at CERN. Task includes

pulsing of the system and comparing the signal transmission withy the output of the real data signals. This systems

provides unique capability to diagnose analog signals problems in the front-end readout chain. The commissioning of the

calorimeter system will be done in four sessions parallel to the commissioning of the front end crates and will take place

during FY05 - FY07. 128 boards at 2 days/board will be commissioned.

Labor costs assume:Details of Estimate:

64 days of EE and 64 days of ET in FY04;

5/12 FTE of EE and 5/12 FTE ET per year in FY 05 - FY07

Material costs include digital scope ($20k), pulse generator ($6k), spectrum analyzer ($17k), small tools, voltmeters, PC

and cables ($10k) or a total of $53k

Travel: -2 trips at $2,500 in FY04 and  4 extended trips/year to CERN at $4,000 per trip in FY05  - FY07.

Part of the cost is put into management contingency

Base & Infrastructure

1/2 FTE Faculty and 1/2 Post Doc in FY05 to FY06.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

430	0	0	430	0	367	0	63	5.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	880	880	880	0	0	0	0	0	2640

0	0	45.584	45.584	45.584	0	0	0	0	0	136.752

Post Doc  B/I	0	0	880	880	880	0	0	0	0	0	2640

0	0	23.443	23.443	23.443	0	0	0	0	0	70.329

Term Scientist  B/I	0	0	176	176	0	0	0	0	0	0	352

0	0	7.814	7.814	0	0	0	0	0	0	15.628

B/I Total	0	0	1936	1936	1760	0	0	0	0	0	5632

0	0	76.841	76.841	69.027	0	0	0	0	0	222.709

Electrical Engineer  R	0	0	740	400	740	0	0	0	0	0	1880

0	0	33.951	18.352	33.951	0	0	0	0	0	86.254

Technician  R	0	0	740	500	300	0	0	0	0	0	1540

0	0	27.879	18.837	11.302	0	0	0	0	0	58.018

R Total	0	0	1480	900	1040	0	0	0	0	0	3420

0	0	61.83	37.189	45.253	0	0	0	0	0	144.272

Total	0	0	3416	2836	2800	0	0	0	0	0	9052

0	0	138.671	114.03	114.28	0	0	0	0	0	366.981

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	8.976

Page 84 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:07 PM

MR Total	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	8.976

Travel  R	0.0	0.0	16.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	53.856

R Total	0.0	0.0	16.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	53.856

Total	0.0	0.0	16.0	10.0	16.0	0.0	0.0	0.0	0.0	0.0	62.832

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	163	129	138	0	0	0	0	0	430

Page 85 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:07 PM

WBS 	3.3.2.1.5.3	Description:	FEB documentation update

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	J. Parsons

Task include review and update of the FEB documentation in the CDD format after the completion of the commissioning of

the readout system on the detector. In FY06 it will require a review and updaqte of 25 schematics and layout drawings and

5 mechanical assembly drawings. It will also include creation in FY05 and update in FY06-FY07 of the data base for the

components on the FEB.

Labor include in FY05 1/12 of the EE to review the drawings and 1/2 FTE Computer Professional Details of Estimate:

to create the data base.

In FY06 and FY07 1/12 FTE of computer professional will be needed for a final review and update of the data base.

Material cost: data base license and software licence fees $10k/year in FY04-FY06

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

154	0	0	154	0	134	0	20	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	180	880	180	0	0	0	0	0	1240

0	0	17.748	86.768	17.748	0	0	0	0	0	122.264

Electrical Engineer  R	0	0	0	147	0	0	0	0	0	0	147

0	0	0	11.995	0	0	0	0	0	0	11.995

R Total	0	0	180	1027	180	0	0	0	0	0	1387

0	0	17.748	98.763	17.748	0	0	0	0	0	134.259

Total	0	0	180	1027	180	0	0	0	0	0	1387

0	0	17.748	98.763	17.748	0	0	0	0	0	134.259

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	20.000

R Total	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	20.000

Total	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	20.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	28	109	18	0	0	0	0	0	154

Page 86 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:08 PM

WBS 	3.3.2.1.6	Description:	ROD System

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

267	0	0	267	0	163	0	103	1.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	380	600	300	0	0	0	0	0	1280

0	0	21.35	34.286	16.646	0	0	0	0	0	72.282

Designer  R	0	0	0	147	0	0	0	0	0	0	147

0	0	0	7.747	0	0	0	0	0	0	7.747

Electrical Engineer  R	0	0	440	687	300	0	0	0	0	0	1427

0	0	24.415	41.958	16.646	0	0	0	0	0	83.019

R Total	0	0	820	1434	600	0	0	0	0	0	2854

0	0	45.765	83.991	33.292	0	0	0	0	0	163.048

Total	0	0	820	1434	600	0	0	0	0	0	2854

0	0	45.765	83.991	33.292	0	0	0	0	0	163.048

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	17.000

MR Total	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	17.000

Other  R	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	2.000

Travel  R	0.0	0.0	25.0	20.0	10.0	0.0	0.0	0.0	0.0	0.0	84.450

R Total	0.0	0.0	27.0	20.0	10.0	0.0	0.0	0.0	0.0	0.0	86.450

Total	0.0	0.0	37.0	20.0	10.0	0.0	0.0	0.0	0.0	0.0	103.450

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	102	115	50	0	0	0	0	0	267

Page 87 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:09 PM

WBS 	3.3.2.1.6.1	Description:	ROD Documentation update

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	Not available

Documentation update ROD. The PU of the ROD has been designed at Nevis and implemented at LAPP. The

documentation update will include all changes made during the production and commissioning stages.

Labor cost assume 1/12 FTE of EE (W. Sipach) to review the drawings (10 drawings) in FY06.

Engineering judgementBasis of Estimate:

Labor costs assume  1/12 FTE Electrical Engineer, AND 1/15 of an electrical designer in FY05.TheDetails of Estimate:

material costs for artwork is $2,000.

Base & infrastructure

Labor cost assumes 1/10 Physicist in FY 05 to review and support documentation update

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

22	0	0	22	0	20	0	2	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Designer  R	0	0	0	147	0	0	0	0	0	0	147

0	0	0	7.747	0	0	0	0	0	0	7.747

Electrical Engineer  R	0	0	0	147	0	0	0	0	0	0	147

0	0	0	11.995	0	0	0	0	0	0	11.995

R Total	0	0	0	294	0	0	0	0	0	0	294

0	0	0	19.742	0	0	0	0	0	0	19.742

Total	0	0	0	294	0	0	0	0	0	0	294

0	0	0	19.742	0	0	0	0	0	0	19.742

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	2.000

R Total	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	2.000

Total	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	2.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 88 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:10 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	2	20	0	0	0	0	0	0	22

Page 89 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:10 PM

WBS 	3.3.2.1.6.2	Description:	FEB pre-operations in West Hall

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	Parsons

Engineering and technical manpower required for pre-operations of the Feb in the test system used in West Hall at CERN

and in the temporary

arrangements in the cavern

Management ContingencyDetails of Estimate:

Costs assume 1/12  FTE EE (J. Ban) will be needed in FY05-FY07.

Travel: -  4 trips/year  in FY05-FY07 at $2500/trip

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

68	0	0	68	0	0	0	68	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	17.000

MR Total	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	17.000

Travel  R	0.0	0.0	10.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	51.000

R Total	0.0	0.0	10.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	51.000

Total	0.0	0.0	20.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	68.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	34	17	17	0	0	0	0	0	68

Page 90 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:11 PM

WBS 	3.3.2.1.6.3	Description:	System Crate pre-operations ROD

Institution :	SUNY SB	Contact	J. Ye

Engineering and technical manpower required to commission the ROD system crate test at CERN.

Task includes commissioning of the receiving system of the optical links.

Costs assume SW Prof will be needed to write the ROD based link monitoring and control softwareDetails of Estimate:

for the ROD crate CPU. 80 hours in FY05 and 1/4 FTE in FY06.

Travel: 2 trips to CERN at $2,500 each in FY05 - for the discussion with other ROD software designers and in FY06 for the

installation.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

37	0	0	37	0	22	0	15	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	80	300	0	0	0	0	0	0	380

0	0	4.704	17.64	0	0	0	0	0	0	22.344

R Total	0	0	80	300	0	0	0	0	0	0	380

0	0	4.704	17.64	0	0	0	0	0	0	22.344

Total	0	0	80	300	0	0	0	0	0	0	380

0	0	4.704	17.64	0	0	0	0	0	0	22.344

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	14.700

R Total	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	14.700

Total	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	14.700

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	12	25	0	0	0	0	0	0	37

Page 91 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:11 PM

WBS 	3.3.2.1.6.4	Description:	System crate Pre-operations ROD

Institution :	Southern Methodist University	Contact	Not available

Engineering and technical manpower required to commission the ROD System at CERN

Costs assume 1/6 SW Computer Professional (T. Ryan) and 1/4 EE (Wakeland) will be needed in Details of Estimate:

FY05 and FY06. Travel 4 trips/year at $2500/trip

Part of the fY07 cost is put into management contingency

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

140	0	0	140	0	121	0	19	1.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	300	300	300	0	0	0	0	0	900

0	0	16.646	16.646	16.646	0	0	0	0	0	49.938

Electrical Engineer  R	0	0	440	540	300	0	0	0	0	0	1280

0	0	24.415	29.963	16.646	0	0	0	0	0	71.024

R Total	0	0	740	840	600	0	0	0	0	0	2180

0	0	41.061	46.609	33.292	0	0	0	0	0	120.962

Total	0	0	740	840	600	0	0	0	0	0	2180

0	0	41.061	46.609	33.292	0	0	0	0	0	120.962

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	18.750

R Total	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	18.750

Total	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	18.750

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	54	53	33	0	0	0	0	0	140

Page 92 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:12 PM

WBS 	3.3.2.2	Description:	Operations

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

5733	0	0	5733	0	4707	0	1026	38.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176	2464

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117	127.636

Post Doc  B/I	0	0	880	880	880	1760	1320	1320	1320	1320	9680

0	0	23.443	23.443	23.443	70.73	59.009	59.009	59.009	59.009	377.095

Sr Research Scientist  B/I	0	0	1760	1760	1760	0	0	0	0	0	5280

0	0	245.891	245.891	245.891	0	0	0	0	0	737.673

B/I Total	0	0	3080	3080	3080	2200	1496	1496	1496	1496	17424

0	0	292.126	292.126	292.126	93.522	68.126	68.126	68.126	68.126	1242.404

Computer Professional  MR	0	0	354	1312	1230	0	0	0	0	0	2896

0	0	34.24	119.189	106.598	0	0	0	0	0	260.027

Technician  MR	0	0	40	1120	1760	1760	1760	1760	1760	1760	11720

0	0	1.7	54.328	74.8	74.8	74.8	74.8	74.8	74.8	504.828

MR Total	0	0	394	2432	2990	1760	1760	1760	1760	1760	14616

0	0	35.94	173.517	181.398	74.8	74.8	74.8	74.8	74.8	764.855

Computer Professional  R	0	0	2006	2325	2039	3037	2909	2909	2909	2909	21043

0	0	194.027	208.95	197.782	288.126	275.745	275.745	275.745	275.745	1991.865

Electrical Engineer  R	0	0	300	300	100	100	100	100	100	100	1200

0	0	24.48	24.48	4.588	4.588	4.588	4.588	4.588	4.588	76.488

Technician  R	0	0	840	300	960	2420	2420	2420	2420	2420	14200

0	0	35.7	12.75	45.405	107.455	107.455	107.455	107.455	107.455	631.130

R Total	0	0	3146	2925	3099	5557	5429	5429	5429	5429	36443

0	0	254.207	246.18	247.775	400.169	387.788	387.788	387.788	387.788	2699.483

Total	0	0	6620	8437	9169	9517	8685	8685	8685	8685	68483

0	0	582.273	711.823	721.299	568.491	530.714	530.714	530.714	530.714	4706.742

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5	88.950

B/I Total	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5	88.950

Travel  MR	0.0	0.0	17.0	28.0	2.5	0.0	0.0	0.0	0.0	0.0	74.806

Page 93 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:13 PM

MR Total	0.0	0.0	17.0	28.0	2.5	0.0	0.0	0.0	0.0	0.0	74.806

Other  R	0.0	0.0	5.0	61.0	33.0	30.0	56.0	33.0	30.0	30.0	336.528

Travel  R	0.0	0.0	30.5	49.5	55.5	45.0	45.0	45.0	45.0	45.0	525.962

R Total	0.0	0.0	35.5	110.5	88.5	75.0	101.0	78.0	75.0	75.0	862.490

Total	0.0	0.0	60.0	146.0	98.5	82.5	108.5	85.5	82.5	82.5	1026.246

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	672	933	862	675	676	642	637	637	5733

Page 94 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:13 PM

WBS 	3.3.2.2.1	Description:	Motherboard System

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 95 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:14 PM

WBS 	3.3.2.2.2	Description:	Preamp/Calibration

Institution :	BNL-M&O	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

146	0	0	146	0	146	0	0	1.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	50	0	0	0	0	0	0	50

0	0	0	4.836	0	0	0	0	0	0	4.836

Technician  MR	0	0	0	220	0	0	0	0	0	0	220

0	0	0	16.078	0	0	0	0	0	0	16.078

MR Total	0	0	0	270	0	0	0	0	0	0	270

0	0	0	20.914	0	0	0	0	0	0	20.914

Computer Professional  R	0	0	0	0	50	50	50	50	50	50	300

0	0	0	0	4.836	4.836	4.836	4.836	4.836	4.836	29.016

Technician  R	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	16.078	16.078	16.078	16.078	16.078	16.078	96.468

R Total	0	0	0	0	270	270	270	270	270	270	1620

0	0	0	0	20.914	20.914	20.914	20.914	20.914	20.914	125.484

Total	0	0	0	270	270	270	270	270	270	270	1890

0	0	0	20.914	20.914	20.914	20.914	20.914	20.914	20.914	146.398

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	21	21	21	21	21	21	21	146

Page 96 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:15 PM

WBS 	3.3.2.2.2.1	Description:	Preamp Operations

Institution :	BNL-M&O	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

146	0	0	146	0	146	0	0	1.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	50	0	0	0	0	0	0	50

0	0	0	4.836	0	0	0	0	0	0	4.836

Technician  MR	0	0	0	220	0	0	0	0	0	0	220

0	0	0	16.078	0	0	0	0	0	0	16.078

MR Total	0	0	0	270	0	0	0	0	0	0	270

0	0	0	20.914	0	0	0	0	0	0	20.914

Computer Professional  R	0	0	0	0	50	50	50	50	50	50	300

0	0	0	0	4.836	4.836	4.836	4.836	4.836	4.836	29.016

Technician  R	0	0	0	0	220	220	220	220	220	220	1320

0	0	0	0	16.078	16.078	16.078	16.078	16.078	16.078	96.468

R Total	0	0	0	0	270	270	270	270	270	270	1620

0	0	0	0	20.914	20.914	20.914	20.914	20.914	20.914	125.484

Total	0	0	0	270	270	270	270	270	270	270	1890

0	0	0	20.914	20.914	20.914	20.914	20.914	20.914	20.914	146.398

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	21	21	21	21	21	21	21	146

Page 97 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:15 PM

WBS 	3.3.2.2.2.2	Description:	Calibration Operations

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 98 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:16 PM

WBS 	3.3.2.2.3	Description:	System Crate

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

4776	0	0	4776	0	4165	0	611	31.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	47.287	47.287	47.287	47.287	47.287	236.435

Sr Research Scientist  B/I	0	0	1760	1760	1760	0	0	0	0	0	5280

0	0	245.891	245.891	245.891	0	0	0	0	0	737.673

B/I Total	0	0	1760	1760	1760	880	880	880	880	880	9680

0	0	245.891	245.891	245.891	47.287	47.287	47.287	47.287	47.287	974.108

Computer Professional  MR	0	0	354	1262	1230	0	0	0	0	0	2846

0	0	34.24	114.353	106.598	0	0	0	0	0	255.191

Technician  MR	0	0	40	900	1760	1760	1760	1760	1760	1760	11500

0	0	1.7	38.25	74.8	74.8	74.8	74.8	74.8	74.8	488.750

MR Total	0	0	394	2162	2990	1760	1760	1760	1760	1760	14346

0	0	35.94	152.603	181.398	74.8	74.8	74.8	74.8	74.8	743.941

Computer Professional  R	0	0	2006	2325	1989	2987	2859	2859	2859	2859	20743

0	0	194.027	208.95	192.946	283.29	270.909	270.909	270.909	270.909	1962.849

Electrical Engineer  R	0	0	300	300	0	0	0	0	0	0	600

0	0	24.48	24.48	0	0	0	0	0	0	48.960

Technician  R	0	0	840	300	300	1760	1760	1760	1760	1760	10240

0	0	35.7	12.75	12.75	74.8	74.8	74.8	74.8	74.8	435.200

R Total	0	0	3146	2925	2289	4747	4619	4619	4619	4619	31583

0	0	254.207	246.18	205.696	358.09	345.709	345.709	345.709	345.709	2447.009

Total	0	0	5300	6847	7039	7387	7259	7259	7259	7259	55609

0	0	536.038	644.674	632.985	480.177	467.796	467.796	467.796	467.796	4165.058

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5	88.950

B/I Total	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5	88.950

Travel  MR	0.0	0.0	17.0	23.0	2.5	0.0	0.0	0.0	0.0	0.0	68.556

MR Total	0.0	0.0	17.0	23.0	2.5	0.0	0.0	0.0	0.0	0.0	68.556

Other  R	0.0	0.0	0.0	0.0	20.0	20.0	20.0	20.0	20.0	20.0	120.000

Page 99 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:17 PM

Travel  R	0.0	0.0	20.5	39.5	37.5	25.0	25.0	25.0	25.0	25.0	333.044

R Total	0.0	0.0	20.5	39.5	57.5	45.0	45.0	45.0	45.0	45.0	453.044

Total	0.0	0.0	45.0	70.0	67.5	52.5	52.5	52.5	52.5	52.5	610.550

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	606	757	729	547	534	534	534	534	4776

Page 100 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:17 PM

WBS 	3.3.2.2.3.1	Description:	Readout electronics commissioning and operationsi

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	Not available

The FEB will be commissioned after their installation on the detector during FY05 and FY07. The detector operations and

maintenance will  be in FY07-FY12.

The commissioning task includes supervision and problem solving during commissioning, creation and maintenace of the

monitoring and calibration data bases, creation of graphic displays, etc. The commissioning fill follow th einstallation for

each of the three cryostata. The final phase will consists of the commissionning of the overall system with the final DAQ.

During the experiment operations it is estimated that about 100 FEB boards will be replaced from spares during each

yearly access. They will be diagnosed at CERN by the CERN based operations crew.  About 10% of them will be sent to

Nevis for repairs. The repairs will take 2 days of an EE and 2 days of ET per board.

For FY06 and FY07 1/6 FTE EE to supervise and solve the problems during the commissioning;  Details of Estimate:

1FTE ET in FY06 and 1/2 FTE in FY07 to perform the commissioning. For FY06, 1/2 FTE Software Professional to create

and maintain monitoring and calibration software, databases and graphic displays.

Travel: 4 trips in FY05 , FY06 6 trips, FY07 4 trips at $2,500 and $30,000 CERN living expenses supplement/year

In FY07-FY12:

1 FTE ET to support electronics boards: repairs, replacement of spares, replenishing of stock, additional radiation

qualifications, maintenance of the test and repairs station, etc.;  1/6 FTE Software Professional to maintain and update the

FEB monitoring and calibration software.

Material replacement cost of the test setup will require $15k/year for the tools replacement. Shipping cost $5k/year.

Travel: 1 trip/year at $2500 per trip

Management Contingency

1/2 FTE Software Professional to create and maintain monitoring and calibration software, data bases and graphic displays

in FY05

travel: $15k in FY05 to support the technician during the commissioning.

Technician and computer professional moved to MC for FY06+07

Base & infrastructure

1/4 FTE experienced physicist, 1 FTE faculty, 2 FTE postdocs, and 2 grad students will be required to support hardware

and provide technical expertise in FY07 and FY08. During the next phase of the experiment 	operations, this number will

be reduced and 0.2 FTE faculty, 1 FTE post doc, and 1 grad student will be needed during FY09 to FY012. Travel

2rips/year at $2,500 per trip or $30,000 total from FY07 to FY12.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1495	0	0	1495	0	1180	0	316	13.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	40	900	1760	1760	1760	1760	1760	1760	11500

0	0	1.7	38.25	74.8	74.8	74.8	74.8	74.8	74.8	488.750

MR Total	0	0	40	900	1760	1760	1760	1760	1760	1760	11500

0	0	1.7	38.25	74.8	74.8	74.8	74.8	74.8	74.8	488.750

Computer Professional  R	0	0	0	300	300	300	300	300	300	300	2100

0	0	0	29.58	29.58	29.58	29.58	29.58	29.58	29.58	207.060

Page 101 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:17 PM

Electrical Engineer  R	0	0	300	300	0	0	0	0	0	0	600

0	0	24.48	24.48	0	0	0	0	0	0	48.960

Technician  R	0	0	840	300	300	1760	1760	1760	1760	1760	10240

0	0	35.7	12.75	12.75	74.8	74.8	74.8	74.8	74.8	435.200

R Total	0	0	1140	900	600	2060	2060	2060	2060	2060	12940

0	0	60.18	66.81	42.33	104.38	104.38	104.38	104.38	104.38	691.220

Total	0	0	1180	1800	2360	3820	3820	3820	3820	3820	24440

0	0	61.88	105.06	117.13	179.18	179.18	179.18	179.18	179.18	1179.970

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	15.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0	56.100

MR Total	0.0	0.0	15.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0	56.100

Other  R	0.0	0.0	0.0	0.0	20.0	20.0	20.0	20.0	20.0	20.0	120.000

Travel  R	0.0	0.0	10.0	32.0	27.5	2.5	2.5	2.5	2.5	2.5	139.400

R Total	0.0	0.0	10.0	32.0	47.5	22.5	22.5	22.5	22.5	22.5	259.400

Total	0.0	0.0	25.0	50.0	47.5	22.5	22.5	22.5	22.5	22.5	315.500

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	104	190	184	203	203	203	203	203	1495

Page 102 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:18 PM

WBS 	3.3.2.2.3.2	Description:	Crate operations Software Support

Institution :	BNL-M&O	Contact	Not available

Operations software support for the Crate

Software support will be required for detector operations as related to the crate. The software Details of Estimate:

support includes:

1. Software maintenance during detector operations as related to the crate

2. Commissioning support

3. Data organization and storage

4. Data Quality Control

Software support will also be required for the  Slow Control System operations. This includes:

1. Front _End Crate monitoring and configuration

2. Power supply system monitoring and configuration

3. Cooling monitoring

7/16 FTE SW professional in FY04, 5/8 FTE SW PROFESSIONAL IN FY05, FY06 (Saroj Kandasamy), 13/15 FTE SW

Professional in FY07 and 5/8 FTE SW prof. per year starting in FY08 to FY12 will be required to support the software for

crate commissiong, crate slow controls, data organization and control,  maintaining  all the databases and quality control.

Travel 4 trips per year from FY07 to FY12 at $2500/trip or $60000

Base & infrastructure

Labor costs assume 1/10 Physicist and 1/2 FTE post doc in FY07 and  FY09 and 1/10 FTE physicist and 1/4 FTE post doc

in FY 10 to 12  to support the software and provide technical expertise for crate controls, status of the crate cooling

system, crate voltages and temperatures, and maintain all the databases.  Travel – 1 trip per year at $2500/trip or $25000

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

935	0	0	935	0	846	0	89	5.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	490	930	0	0	0	0	0	1420

0	0	0	47.394	89.952	0	0	0	0	0	137.346

MR Total	0	0	0	490	930	0	0	0	0	0	1420

0	0	0	47.394	89.952	0	0	0	0	0	137.346

Computer Professional  R	0	0	600	450	424	1272	1144	1144	1144	1144	7322

0	0	58.034	43.525	41.011	123.032	110.651	110.651	110.651	110.651	708.206

R Total	0	0	600	450	424	1272	1144	1144	1144	1144	7322

0	0	58.034	43.525	41.011	123.032	110.651	110.651	110.651	110.651	708.206

Total	0	0	600	940	1354	1272	1144	1144	1144	1144	8742

0	0	58.034	90.919	130.963	123.032	110.651	110.651	110.651	110.651	845.552

Page 103 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:19 PM

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	3.706

MR Total	0.0	0.0	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	3.706

Travel  R	0.0	0.0	0.0	0.0	7.5	10.0	10.0	10.0	10.0	10.0	85.244

R Total	0.0	0.0	0.0	0.0	7.5	10.0	10.0	10.0	10.0	10.0	85.244

Total	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	88.950

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	58	91	146	138	125	125	125	125	935

Page 104 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:19 PM

WBS 	3.3.2.2.3.3	Description:	BNL operations Physicist support and management

Institution :	BNL-M&O	Contact	Not available

Operations Physicist support and management for BNL equipment

Labor cost assumes 1 FTE experienced physicist starting in FY05 to FY07 and 1/2 FTE post doc inDetails of Estimate:

FY08 to FY12 dedicated for problems that will occur in operations of the Crate. Travel – 3 trips per year at $2500/ trip or

$60,000.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1063	0	0	1063	0	974	0	89	5.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	0	880	880	880	880	880	4400

0	0	0	0	0	47.287	47.287	47.287	47.287	47.287	236.435

Sr Research Scientist  B/I	0	0	1760	1760	1760	0	0	0	0	0	5280

0	0	245.891	245.891	245.891	0	0	0	0	0	737.673

B/I Total	0	0	1760	1760	1760	880	880	880	880	880	9680

0	0	245.891	245.891	245.891	47.287	47.287	47.287	47.287	47.287	974.108

Total	0	0	1760	1760	1760	880	880	880	880	880	9680

0	0	245.891	245.891	245.891	47.287	47.287	47.287	47.287	47.287	974.108

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5	88.950

B/I Total	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5	88.950

Total	0.0	0.0	7.5	7.5	7.5	7.5	7.5	7.5	7.5	7.5	88.950

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	257	257	257	58	58	58	58	58	1063

Page 105 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:19 PM

WBS 	3.3.2.2.3.5	Description:	LAr Data Base Operation

Institution :	BNL-M&O	Contact	Not available

LAr ATLAS Database operations include:Details of Estimate:

1. Design, implementation, and maintenance of a database for the electronics production.

2. Integration of the databases in the CERN/ATLAS computing facilities.

3. Implementation and maintenance of the installation databases during detector commissioning.

4. Maintenance and management of the front-end configuration database during DAQ operations.

5. Maintenance and operations of Condition Databases.

1/2 FTE in FY04 (Soroj Kandasamy), 1FTE in FY05 and FY06, 3/4 FTE in FY07 to FY12 of a computer professional to

support the Lar ATLAS data base operations.

Travel: 1 trip/year at $2,500/trip in FY04 to FY12 or $22,500

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1104	0	0	1104	0	1075	0	30	6.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	354	585	0	0	0	0	0	0	939

0	0	34.24	56.583	0	0	0	0	0	0	90.823

MR Total	0	0	354	585	0	0	0	0	0	0	939

0	0	34.24	56.583	0	0	0	0	0	0	90.823

Computer Professional  R	0	0	1406	1175	1265	1265	1265	1265	1265	1265	10171

0	0	135.993	113.65	122.355	122.355	122.355	122.355	122.355	122.355	983.773

R Total	0	0	1406	1175	1265	1265	1265	1265	1265	1265	10171

0	0	135.993	113.65	122.355	122.355	122.355	122.355	122.355	122.355	983.773

Total	0	0	1760	1760	1265	1265	1265	1265	1265	1265	11110

0	0	170.233	170.233	122.355	122.355	122.355	122.355	122.355	122.355	1074.596

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	2.5	29.650

R Total	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	2.5	29.650

Page 106 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:20 PM

Total	0.0	0.0	2.5	2.5	2.5	2.5	2.5	2.5	2.5	2.5	29.650

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	174	174	126	126	126	126	126	126	1104

Page 107 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:20 PM

WBS 	3.3.2.2.3.6	Description:	SMU Data Base Operation

Institution :	Southern Methodist University	Contact	Not available

Task includes creation and maintenance of the optical links monitoring system interfaced to the DAQ, creation of the data

base and graphic displays as well as safety interlock for the lasers.

Task will require 1/12 FTE software professional in FY05 and 1/3 FTE Software Professional in Details of Estimate:

FY06 and FY07 to create the monitoring and control software and interface it with the DAQ system; 1/12  FTE from FY07

to FY12 of a computer professional to support the data base operation.

Travel: 4 trips/year at $2,500/trip.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

178	0	0	178	0	91	0	88	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	0	187	300	0	0	0	0	0	487

0	0	0	10.376	16.646	0	0	0	0	0	27.022

MR Total	0	0	0	187	300	0	0	0	0	0	487

0	0	0	10.376	16.646	0	0	0	0	0	27.022

Computer Professional  R	0	0	0	400	0	150	150	150	150	150	1150

0	0	0	22.195	0	8.323	8.323	8.323	8.323	8.323	63.810

R Total	0	0	0	400	0	150	150	150	150	150	1150

0	0	0	22.195	0	8.323	8.323	8.323	8.323	8.323	63.810

Total	0	0	0	587	300	150	150	150	150	150	1637

0	0	0	32.571	16.646	8.323	8.323	8.323	8.323	8.323	90.832

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	2.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	8.750

MR Total	0.0	0.0	2.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	8.750

Travel  R	0.0	0.0	8.0	5.0	0.0	10.0	10.0	10.0	10.0	10.0	78.750

R Total	0.0	0.0	8.0	5.0	0.0	10.0	10.0	10.0	10.0	10.0	78.750

Total	0.0	0.0	10.0	10.0	0.0	10.0	10.0	10.0	10.0	10.0	87.500

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 108 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:21 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	13	45	17	21	21	21	21	21	178

Page 109 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:21 PM

WBS 	3.3.2.2.4	Description:	Front End Board

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 110 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:22 PM

WBS 	3.3.2.2.4.1	Description:	FEB operations Software Support

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 111 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:22 PM

WBS 	3.3.2.2.5	Description:	Level 1 Trigger

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

736	0	0	736	0	395	0	341	6.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176	2464

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117	127.636

Post Doc  B/I	0	0	880	880	880	880	440	440	440	440	5280

0	0	23.443	23.443	23.443	23.443	11.722	11.722	11.722	11.722	140.660

B/I Total	0	0	1320	1320	1320	1320	616	616	616	616	7744

0	0	46.235	46.235	46.235	46.235	20.839	20.839	20.839	20.839	268.296

Electrical Engineer  R	0	0	0	0	100	100	100	100	100	100	600

0	0	0	0	4.588	4.588	4.588	4.588	4.588	4.588	27.528

Technician  R	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	16.577	16.577	16.577	16.577	16.577	16.577	99.462

R Total	0	0	0	0	540	540	540	540	540	540	3240

0	0	0	0	21.165	21.165	21.165	21.165	21.165	21.165	126.990

Total	0	0	1320	1320	1860	1860	1156	1156	1156	1156	10984

0	0	46.235	46.235	67.4	67.4	42.004	42.004	42.004	42.004	395.286

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	61.0	13.0	10.0	36.0	13.0	10.0	10.0	216.528

Travel  R	0.0	0.0	10.0	5.0	18.0	10.0	10.0	10.0	10.0	10.0	124.168

R Total	0.0	0.0	15.0	66.0	31.0	20.0	46.0	23.0	20.0	20.0	340.696

Total	0.0	0.0	15.0	66.0	31.0	20.0	46.0	23.0	20.0	20.0	340.696

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	66	142	111	95	108	74	69	69	736

Page 112 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:23 PM

WBS 	3.3.2.2.5.2	Description:	Pitts operations support and management

Institution :	University of Pittsburg	Contact	V. Paolone

Operations support and management of the Level 1 receiver system and layer sum boards.

.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

572	0	0	572	0	395	0	177	6.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176	2464

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117	127.636

Post Doc  B/I	0	0	880	880	880	880	440	440	440	440	5280

0	0	23.443	23.443	23.443	23.443	11.722	11.722	11.722	11.722	140.660

B/I Total	0	0	1320	1320	1320	1320	616	616	616	616	7744

0	0	46.235	46.235	46.235	46.235	20.839	20.839	20.839	20.839	268.296

Electrical Engineer  R	0	0	0	0	100	100	100	100	100	100	600

0	0	0	0	4.588	4.588	4.588	4.588	4.588	4.588	27.528

Technician  R	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	16.577	16.577	16.577	16.577	16.577	16.577	99.462

R Total	0	0	0	0	540	540	540	540	540	540	3240

0	0	0	0	21.165	21.165	21.165	21.165	21.165	21.165	126.990

Total	0	0	1320	1320	1860	1860	1156	1156	1156	1156	10984

0	0	46.235	46.235	67.4	67.4	42.004	42.004	42.004	42.004	395.286

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0	176.528

R Total	0.0	0.0	0.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0	176.528

Total	0.0	0.0	0.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0	176.528

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	46	130	79	75	88	54	49	49	572

Page 113 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:24 PM

WBS 	3.3.2.2.5.3	Description:	Pitts operations support

Institution :	University of Pittsburg	Contact	Savinov

Operations support for software controls of the LV1 system. Task will include update of the control software in the DAQ

system that monitors the performance of the LV1 receiver system. Operational system upgrades will be done once per

Details of Estimate:

Travel will be 4 trip per year at $2,500/trip  from FY05 to FY12.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

164	0	0	164	0	0	0	164	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	5.0	40.000

Travel  R	0.0	0.0	10.0	5.0	18.0	10.0	10.0	10.0	10.0	10.0	124.168

R Total	0.0	0.0	15.0	10.0	23.0	15.0	15.0	15.0	15.0	15.0	164.168

Total	0.0	0.0	15.0	10.0	23.0	15.0	15.0	15.0	15.0	15.0	164.168

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	20	12	32	20	20	20	20	20	164

Page 114 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:25 PM

WBS 	3.3.2.2.5.4	Description:

Institution :	Contact	Savinov

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 115 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:25 PM

WBS 	3.3.2.2.6	Description:	ROD System

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

75	0	0	75	0	0	0	75	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.250

MR Total	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.250

Travel  R	0.0	0.0	0.0	5.0	0.0	10.0	10.0	10.0	10.0	10.0	68.750

R Total	0.0	0.0	0.0	5.0	0.0	10.0	10.0	10.0	10.0	10.0	68.750

Total	0.0	0.0	0.0	10.0	0.0	10.0	10.0	10.0	10.0	10.0	75.000

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	13	0	13	13	13	13	13	75

Page 116 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:26 PM

WBS 	3.3.2.2.6.1	Description:	ROD operations Software Support

Institution :	Southern Methodist University	Contact	Not available

Operations software support for the ROD.

Task includes maintenance of the ROD based software for the monitoring of the optical links and data quality. This

software is independent of the DAQ.  Work will be done by the Software professional supporting the optical links. It is

expected that ROD problems and maintenance schedule will be independent of that for the front-end crate and a separate

travels will be required.

Travel: 4 trip/year at $2,500 per year. In FY06-FY12Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

75	0	0	75	0	0	0	75	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.250

MR Total	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.250

Travel  R	0.0	0.0	0.0	5.0	0.0	10.0	10.0	10.0	10.0	10.0	68.750

R Total	0.0	0.0	0.0	5.0	0.0	10.0	10.0	10.0	10.0	10.0	68.750

Total	0.0	0.0	0.0	10.0	0.0	10.0	10.0	10.0	10.0	10.0	75.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	13	0	13	13	13	13	13	75

Page 117 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:27 PM

WBS 	3.3.2.3	Description:	Maintenance

Institution :	Contact	Not available

Maintenance shall include:

Spare part kit to repair at the CERN and institution sites. The spare parts shall account for part wear out rate, and part

obsolescence.

Scheduled maintenance that includes equipment removal and reinstallation, calibration and alignment, test equipment at

the CERN and institution sites, on site repair, and off site repair.

Project Management to supervise the staff and perform project maintenance planning and control

Maintenance of the Liquid Argon Calorimeter electronics can be split into seven categories:Details of Estimate:

Front End Electronics

Level 1 trigger interface

ROD system electronics

Power Supplies

Detector Control and cooling systems

Cables, crates, and connectors

Optical Links

During access, failed units will be repaired or replaced with spares. Repair of these failed modules will be performed at

CERN by the maintenance staff or at the US ATLAS manufacturing site during the following running period.

If the repair decision is to be off site, due to technical complexity and/or cost, at least one technician experienced in each of

the above areas shall be maintained at the manufacturing institution. Each of the level 3 systems will require equipment for

the testing of system components. Some of this will be specialized test equipment (such as an operating front end crate,

spectrum analyzer, TDR etc.) and some will be normal electronic tools (oscilloscopes, meters etc.) that will be expensed

under CERN common costs. The specialized test equipment, which will be quite heavily used, must be kept operational

and up to date. For the purpose of estimating the maintenance cost for such equipment, it was assumed that it would be

replaced every three years.The estimate is based on working 200days/year and that 50 days/year will be used for access,

leaving 150days (a total of 900 MD per year) for on site repair and maintenance.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3234	0	0	3234	0	1802	0	1432	15.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176	2464

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117	127.636

Post Doc  B/I	0	0	880	880	880	880	440	440	440	440	5280

0	0	23.443	23.443	23.443	23.443	11.722	11.722	11.722	11.722	140.660

B/I Total	0	0	1320	1320	1320	1320	616	616	616	616	7744

0	0	46.235	46.235	46.235	46.235	20.839	20.839	20.839	20.839	268.296

Mechanical Engineer  MR	0	0	0	0	176	0	0	0	0	0	176

0	0	0	0	8.042	0	0	0	0	0	8.042

Technician  MR	0	0	0	0	0	520	0	0	0	0	520

0	0	0	0	0	38.001	0	0	0	0	38.001

MR Total	0	0	0	0	176	520	0	0	0	0	696

0	0	0	0	8.042	38.001	0	0	0	0	46.043

Page 118 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:27 PM

Electrical Engineer  R	0	0	0	350	1120	1296	1296	1296	1296	1296	7950

0	0	0	39.119	118.592	128.358	128.358	128.358	128.358	128.358	799.501

Technician  R	0	0	0	160	1742	1632	1862	1862	1862	1862	10982

0	0	0	11.693	111.727	94.236	117.661	117.661	117.661	117.661	688.300

R Total	0	0	0	510	2862	2928	3158	3158	3158	3158	18932

0	0	0	50.812	230.319	222.594	246.019	246.019	246.019	246.019	1487.801

Total	0	0	1320	1830	4358	4768	3774	3774	3774	3774	27372

0	0	46.235	97.047	284.596	306.83	266.858	266.858	266.858	266.858	1802.140

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	44.475

B/I Total	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	44.475

Other  R	0.0	0.0	25.0	121.0	113.2	166.2	202.7	179.7	176.7	176.7	1235.925

Travel  R	0.0	0.0	0.0	0.0	10.0	20.0	20.0	20.0	20.0	20.0	151.450

R Total	0.0	0.0	25.0	121.0	123.2	186.2	222.7	199.7	196.7	196.7	1387.375

Total	0.0	0.0	25.0	121.0	128.2	191.2	227.7	204.7	201.7	201.7	1431.850

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	74	220	430	520	514	495	490	490	3234

Page 119 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:28 PM

WBS 	3.3.2.3.1	Description:	Motherboard System

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 120 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:28 PM

WBS 	3.3.2.3.2	Description:	Preamps/Calibration

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 121 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:29 PM

WBS 	3.3.2.3.2.1	Description:	Preamps/Calibration

Institution :	BNL-M&O	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 122 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:29 PM

WBS 	3.3.2.3.2.2	Description:	Calibration

Institution :	BNL-M&O	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 123 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:30 PM

WBS 	3.3.2.3.3	Description:	System Crate

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2705	0	0	2705	0	1407	0	1298	9.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  MR	0	0	0	0	176	0	0	0	0	0	176

0	0	0	0	8.042	0	0	0	0	0	8.042

Technician  MR	0	0	0	0	0	520	0	0	0	0	520

0	0	0	0	0	38.001	0	0	0	0	38.001

MR Total	0	0	0	0	176	520	0	0	0	0	696

0	0	0	0	8.042	38.001	0	0	0	0	46.043

Electrical Engineer  R	0	0	0	350	1020	1196	1196	1196	1196	1196	7350

0	0	0	39.119	114.004	123.77	123.77	123.77	123.77	123.77	771.973

Technician  R	0	0	0	160	1302	1192	1422	1422	1422	1422	8342

0	0	0	11.693	95.15	77.659	101.084	101.084	101.084	101.084	588.838

R Total	0	0	0	510	2322	2388	2618	2618	2618	2618	15692

0	0	0	50.812	209.154	201.429	224.854	224.854	224.854	224.854	1360.811

Total	0	0	0	510	2498	2908	2618	2618	2618	2618	16388

0	0	0	50.812	217.196	239.43	224.854	224.854	224.854	224.854	1406.854

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	44.475

B/I Total	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	44.475

Other  R	0.0	0.0	25.0	65.0	105.2	161.2	171.7	171.7	171.7	171.7	1102.549

Travel  R	0.0	0.0	0.0	0.0	10.0	20.0	20.0	20.0	20.0	20.0	151.450

R Total	0.0	0.0	25.0	65.0	115.2	181.2	191.7	191.7	191.7	191.7	1253.999

Total	0.0	0.0	25.0	65.0	120.2	186.2	196.7	196.7	196.7	196.7	1298.474

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	27	118	351	445	441	441	441	441	2705

Page 124 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:31 PM

WBS 	3.3.2.3.3.1	Description:	Power Supply maintenance, BNL

Institution :	BNL-M&O	Contact	Not available

There are 4 main types of power supplies. They are:

Type                                                Number installed	                  Number of units/supply

Front End Crate Supplies                63                                                18

ROD VME crate Supplies               54                                                 4

Level 1 Interface Crate Supplies       6                                                 4

HEC LV Supplies                             8                                                12

Supplies located in high radiation areas will have a high probability of failure (10%/year)

Repair of switching supplies will consist of replacing the supply with a spare during access, then Details of Estimate:

replacing the bricks, which have failed during the following running period.

For the front end electronics, the number of such failures is estimated to be 0.1 X 63 X 18 = 113 bricks/year. For the LV

supplies for the HEC, the corresponding number is 0.1 X  8 X 12 = 10 bricks/year, bringing the total to 123 bricks/year. If

the cost of each brick is

$133.3, this will contribute about $16.6K/year to the maintenance cost. Assuming that each replacement job requires ½

day, the manpower required to service the front end electronics is estimated to be 40 MD/year. It is assumed that these two

systems comprise the largest part of the supply maintenance problem, but probably not more than half of it. To obtain an

estimate for all of the power supply maintenance, the assumption is to double these figures. It is envisioned a test station

that will include an oscilloscope and a spectrum analyzer. The cost of setting up the test and repair station is $40k in FY06.

The cost to maintain such a system is about $23K/year. The technical staff off site at the responsible institution needed to

provide technical expertise is about 2/10  FTE EE/year starting in FY07.

Summarizing the costs:

Labor                                       EET    120MD/year or 1/10 FTE in FYO6 and 1/3 FTE in FYO7 to FY12.

EE 1/5 FTE in FY06 and 6/10 FTE in FY07 to FY12

Spares                                    $8k/year in FY07 to FY12

Equipment                              $ 39k/year in FY06 to FY12

Travel                                     2 Trips/year at $2500 per trip in FY07 to FY12 or $30,000

Base & infrastructure

Labor assumes 1 FTE/year from FY07 to FY12 of an experienced physicist to provide technical support to the maintenance

task off and on-site. Travel  2 trips /year at $2,500 per trip or $30,000.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1375	0	0	1375	0	959	0	415	5.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	0	520	0	0	0	0	520

0	0	0	0	0	38.001	0	0	0	0	38.001

MR Total	0	0	0	0	0	520	0	0	0	0	520

0	0	0	0	0	38.001	0	0	0	0	38.001

Electrical Engineer  R	0	0	0	350	1020	1020	1020	1020	1020	1020	6470

0	0	0	39.119	114.004	114.004	114.004	114.004	114.004	114.004	723.143

Technician  R	0	0	0	160	510	0	510	510	510	510	2710

0	0	0	11.693	37.271	0	37.271	37.271	37.271	37.271	198.048

R Total	0	0	0	510	1530	1020	1530	1530	1530	1530	9180

0	0	0	50.812	151.275	114.004	151.275	151.275	151.275	151.275	921.191

Page 125 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:31 PM

Total	0	0	0	510	1530	1540	1530	1530	1530	1530	9700

0	0	0	50.812	151.275	152.005	151.275	151.275	151.275	151.275	959.192

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	44.475

B/I Total	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	44.475

Other  R	0.0	0.0	0.0	40.0	47.0	47.0	47.0	47.0	47.0	47.0	326.512

Travel  R	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	44.475

R Total	0.0	0.0	0.0	40.0	52.0	52.0	52.0	52.0	52.0	52.0	370.987

Total	0.0	0.0	0.0	40.0	57.0	57.0	57.0	57.0	57.0	57.0	415.462

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	91	214	215	214	214	214	214	1375

Page 126 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:32 PM

WBS 	3.3.2.3.3.2	Description:	Optical Links and system cables maintenance

Institution :	Southern Methodist University	Contact	Not available

The task includes replacement spares for the optical links components.

The Optical Link components are:

Connection                              Type                           Number Installed

FEB-ROD                                optical                        1524

ROD-FEB                                optical/Cu                    762

System  FEB crate                   optical                          114

FT-Baseplane                          Cu (flex)                     3048

TBB – Receiver                       Cu (shielded TP)          240

TDB – Receiver                       Cu (shielded TP)          120

The optical links are active devices and are therefore subject to component failure.

Components that are located in the radiation area will be subject to radiation qualification of each batch.

Assuming that the transmitters will fail at a rate of 5% per year, and the repair is to replace the part,Details of Estimate:

the cost for this task is $53.3K, and is based on a transmitter cost $266.6/transmitter. The associated labor, assuming ½

MD per replacement is 38MD.

Copper cables are passive, so component failure is not a problem. Oxidation does occur, and at the same rate, the flex

cables will need to be replaced and the connectors on the trigger cables will also have to be replaced. The cost associated

with this maintenance is only manpower. It is assumed that the time to replace either is ½ MD and that the probability of

failure is 1%/year. This leads to a manpower cost of) 0.01 X (3048+240+120) X 0.5 = 17 MD/year. The cost for each flex

cable is about $333.3, leading to a replacement cost of $10K/year. The test equipment required will include optical link and

cable testing equipment. The maintenance budget for this item is estimated at $15K/year The technical staff off site at the

responsible institution needed to provide technical expertise is ½ FTE EE/year

Summarizing the costs:

Labor                              EET    1/5 FTE in FY07 and FY08, 1/15FTE from FY07 to FY12.

EE      1/10 FTE starting in FY07 to FY12

Failure replacement needs are assumed to decrease by 50% for FY09 to FY12

Spares                                     $8K/year from FY07 to FY12

Replacement                           $ 10K/year in FY09 to FY12

Test equipment Maintenance $ 33k/year in FY07 to FY12

Travel -                                    4 trips/year at $2500 per trip.

Base & infrastructure

Labor assumes ½ FTE/year in FY07 to FY08 of an experienced physicist to provide technical support to the maintenance

task off and on-site, and 1/2 FTE faculty, 1/2 postdoc, and 1 FTE grad student. All support is reduced by 50% for FY09 to

FY12.Travel  2 trips /year at $2,500 per trip or $30,000 total.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

420	0	0	420	0	100	0	320	1.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  MR	0	0	0	0	176	0	0	0	0	0	176

0	0	0	0	8.042	0	0	0	0	0	8.042

MR Total	0	0	0	0	176	0	0	0	0	0	176

0	0	0	0	8.042	0	0	0	0	0	8.042

Electrical Engineer  R	0	0	0	0	0	176	176	176	176	176	880

0	0	0	0	0	9.766	9.766	9.766	9.766	9.766	48.830

Page 127 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:32 PM

Technician  R	0	0	0	0	0	400	120	120	120	120	880

0	0	0	0	0	19.78	5.934	5.934	5.934	5.934	43.516

R Total	0	0	0	0	0	576	296	296	296	296	1760

0	0	0	0	0	29.546	15.7	15.7	15.7	15.7	92.346

Total	0	0	0	0	176	576	296	296	296	296	1936

0	0	0	0	8.042	29.546	15.7	15.7	15.7	15.7	100.388

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	0.0	41.0	51.5	51.5	51.5	51.5	257.000

Travel  R	0.0	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	62.500

R Total	0.0	0.0	0.0	0.0	0.0	51.0	61.5	61.5	61.5	61.5	319.500

Total	0.0	0.0	0.0	0.0	0.0	51.0	61.5	61.5	61.5	61.5	319.500

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	8	85	82	82	82	82	420

Page 128 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:33 PM

WBS 	3.3.2.3.3.3	Description:	Crates maintenance

Institution :	BNL-M&O	Contact	Not available

The Front End Crates should require little maintenance, except for the case when a baseplane and/or the power bus needs

to be replaced due to a bad connector. This is a major repair job that must be done during the access period.

Manpower during an access is not counted in this estimate, as all available personnel will probably Details of Estimate:

be used for the time available. However, the baseplane replacement cost is included. Assuming a failure rate of 3% (3

baseplanes per year) the replacement cost will be $9K/year. The technical staff off site at the responsible institution

needed to provide technical expertise is 1/10 FTE EE/year

Summarizing the costs:

Labor                                      EET 1/10 FTE/year starting in FY07 to FY12

Replacement                          $26K/year starting in FY07 to FY12

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

248	0	0	248	0	77	0	171	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	176	176	176	176	176	176	1056

0	0	0	0	12.862	12.862	12.862	12.862	12.862	12.862	77.172

R Total	0	0	0	0	176	176	176	176	176	176	1056

0	0	0	0	12.862	12.862	12.862	12.862	12.862	12.862	77.172

Total	0	0	0	0	176	176	176	176	176	176	1056

0	0	0	0	12.862	12.862	12.862	12.862	12.862	12.862	77.172

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	26.0	26.0	26.0	26.0	26.0	26.0	170.664

R Total	0.0	0.0	0.0	0.0	26.0	26.0	26.0	26.0	26.0	26.0	170.664

Total	0.0	0.0	0.0	0.0	26.0	26.0	26.0	26.0	26.0	26.0	170.664

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	41	41	41	41	41	41	248

Page 129 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:33 PM

WBS 	3.3.2.3.3.4	Description:	DCS and monitoring maintenance

Institution :	BNL-M&O	Contact	Not available

The Detector Control System(DCS), cooling system and monitoring systems are clearly critical areas for maintenance, as it

is heavily relied on for the maintenance of other operations. The equipment used in this system is particularly robust, so

one might expect the replacement and spare parts to be low, compared to other systems.

For the DCS electronics, a rough estimate is 1% of the cost of the installed electronics per year Details of Estimate:

would be needed for replacement. The total cost of the DCS electronics is estimated at $100K, so it estimated that about

$2K/year for replacement costs for this system.

Close monitoring and maintenance of the cooling system will be especially important, since a cooling failure can have

disastrous consequences for the electronics. Cooling system maintenance implies several operations like verification, test

and eventually replacement of the following parts:

Cooling Plates

Cooling Blocks and the O-rings

Taigon pipes and fittings to the manifolds

Manifold

Quick insertion fittings

Temperature sensors

Maintenance costs for the cooling system are also difficult to estimate. Monitoring of the system will be especially

important, since a cooling failure can have disastrous consequences for the electronics.

Cooling Plates: The coolant may clog the channels in the plates and replacement will be required. The frequency of

cooling plate channel clogging depends on the water hardness in the main distribution system. It is assumed that cooling

plates (of which there are 3048 in the

experiment) will need to be replaced at a rate of approximately 40 per year, at a cost of  $50 each. The job of removing and

reattaching a cooling plate is long, due to the large number of screws and the care required when handling a front end

board. It is estimated that there will be a need for 1/4  MD of contract labor per plate for replacement.

Cooling Blocks and the O-rings: All O-rings and especially the ones that interface to the plates will deteriorate under

radiation. It is expected that 5% of the 1540 O-rings or approximately 80 would fail per year. The manpower required is

estimated at 1/4 MD of contract labor for each O-ring replacement. The replacement cost is estimated at $20

Taigon pipes and fittings to the manifolds: the fittings on the pipes have an automatic lock-in mechanism that can age with

time. It is expected that 1% of the 2250 fittings or 20 would fail per year. The manpower required is estimated at 1/4MD

contract labor for each fitting. The replacement cost is estimated at $90

Manifold routine flow checks and cleaning operations will be required. It is estimated that the 26 flow checks and 3 cleaning

operations will be required per year.  Each flow check and cleaning operation would probably require 1/8MD and 2MD of

contract labor respectively.

Quick insertion fittings: These fittings are located on the manifolds and they are taped in. The O-ring in the fitting will

probably deteriorate. There are 5,168 fittings, and 2% or 100 are expected to deteriorate per year. The manpower is

estimated at 1/4MD of contract labor per fitting. The replacement cost is estimated at $450

Temperature Sensors: These 130 sensors will have to be checked 26 times per year, and recalibrated 2 times per year. It

is also estimated that 13 will have to replaced per year. The contract labor is estimated at 1/4MD per occurance for

checking, and 5MD per occurance for calibration. Replacement of failed temperature sensors is estimated at 1/4MD of

contract labor per temperature sensor. The replacement cost is estimated at $30 each in small quantities. It is assumed

that the temperature sensors are accessible during experiment operations.

The setup needed to test both the DCS and the components of the cooling system will be one DSC station to test and

service all monitoring equipment, and a spare cooling circulation system. It is estimated the cost to maintain this system will

be $1K/year. There is a cooling system for the power supplies, but the cooling plates used in that system are more robust,

and will probably have a much smaller maintenance problem.

Summarizing the costs:

Labor                                     EET 78MD/year from  FY07 to FY12

Replacement                           $ 7240/year in FY07 to FY12

Travel -                                    2 trips in FY07 to FY12 at $2500 per trip or $30,000 total

Base & infrastructure

Labor assumes ½ FTE/year in FY07 and FY08, and 1/4 FTE/year in FY09 to FY12 of an experienced physicist to provide

technical support to the maintenance task off and on-site. Travel 1 trip in FY07, FY09, and FY12 at $2,500 /trip or $37,500

total.

Page 130 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:33 PM

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

362	0	0	362	0	270	0	92	2.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	616	616	616	616	616	616	3696

0	0	0	0	45.017	45.017	45.017	45.017	45.017	45.017	270.102

R Total	0	0	0	0	616	616	616	616	616	616	3696

0	0	0	0	45.017	45.017	45.017	45.017	45.017	45.017	270.102

Total	0	0	0	0	616	616	616	616	616	616	3696

0	0	0	0	45.017	45.017	45.017	45.017	45.017	45.017	270.102

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	7.2	7.2	7.2	7.2	7.2	7.2	47.523

Travel  R	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0	44.475

R Total	0.0	0.0	0.0	0.0	12.2	12.2	12.2	12.2	12.2	12.2	91.998

Total	0.0	0.0	0.0	0.0	12.2	12.2	12.2	12.2	12.2	12.2	91.998

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	60	60	60	60	60	60	362

Page 131 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:34 PM

WBS 	3.3.2.3.3.5	Description:	Electronics facility maintenance

Institution :	BNL-M&O	Contact	Not available

Task involves a maintenance of the repair facility for the electrical systems under BNL responsibilities

Facility maintenance includes:Details of Estimate:

1. Replacement of broken or worn out equipment and tooling.

2.  Equipment calibration

The cost to perform these functions is estimated at $25k/year from FY 05 to FY12 for equipment and equipment calibration,

and $15K from FY08-12 for replacement of tooling.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

301	0	0	301	0	0	0	301	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	25.0	25.0	25.0	40.0	40.0	40.0	40.0	40.0	300.850

R Total	0.0	0.0	25.0	25.0	25.0	40.0	40.0	40.0	40.0	40.0	300.850

Total	0.0	0.0	25.0	25.0	25.0	40.0	40.0	40.0	40.0	40.0	300.850

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	27	27	27	44	44	44	44	44	301

Page 132 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:35 PM

WBS 	3.3.2.3.4	Description:	Front End Board

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 133 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:35 PM

WBS 	3.3.2.3.4.1	Description:	Front End Readout Electronic spares

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact

Task includes a repayment of the CERN loan to buy components for the spare modules of the Front End Boards at the

time of their initial purchase. This is motivated by the cost and lack of future availability of chips in DMILL technology. The

US share of the loan is 20% and amount to $312,000. The loan will be repaid in FY06 and FY07. The repayment is part of

the CERN common costs.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 134 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:36 PM

WBS 	3.3.2.3.5	Description:	Level 1 Trigger

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

529	0	0	529	0	395	0	133	6.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176	2464

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117	127.636

Post Doc  B/I	0	0	880	880	880	880	440	440	440	440	5280

0	0	23.443	23.443	23.443	23.443	11.722	11.722	11.722	11.722	140.660

B/I Total	0	0	1320	1320	1320	1320	616	616	616	616	7744

0	0	46.235	46.235	46.235	46.235	20.839	20.839	20.839	20.839	268.296

Electrical Engineer  R	0	0	0	0	100	100	100	100	100	100	600

0	0	0	0	4.588	4.588	4.588	4.588	4.588	4.588	27.528

Technician  R	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	16.577	16.577	16.577	16.577	16.577	16.577	99.462

R Total	0	0	0	0	540	540	540	540	540	540	3240

0	0	0	0	21.165	21.165	21.165	21.165	21.165	21.165	126.990

Total	0	0	1320	1320	1860	1860	1156	1156	1156	1156	10984

0	0	46.235	46.235	67.4	67.4	42.004	42.004	42.004	42.004	395.286

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0	133.376

R Total	0.0	0.0	0.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0	133.376

Total	0.0	0.0	0.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0	133.376

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	46	102	79	75	73	54	49	49	529

Page 135 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:37 PM

WBS 	3.3.2.3.5.1	Description:	Level 1 trigger electronic maintenance

Institution :	University of Pittsburg	Contact	Not available

Maintenance of the Level 1 receiver system and layer sum boards.

Their replacement with spares will follow the FEB maintenance and repair schedule.

Level 1 receiver system will have an independent on-line monitoring system and the problem boards will be accessible for

replacement during the experiment operations. The test station will be constructed at CERN to diagnose the problems.

Most likely problem will occur on the daughter boards that can be replaced with spares. The faulty boards will be sent to

Pittsburgh for repairs. About 6 motherboards of the LV1 system will have problems each year. About 100 layer sum boards

(out of 3000) will require repairs each year.

Labor cost will include labor of the electronics operations crew supported by the common costs. Details of Estimate:

The repairs of the motherboards done at Pittsburgh will require 2 days of EE and two days of ET per board I.e., 12 days of

EE and ET per year.  The repairs of the layer sum boards will require 1/2 day per board or 50 man-days of ET per year.

Total labor is: 1/17 FTE EE and 1/4 FTE ET per year for FY07-FY12.

Material cost will include the diagnostic equipment at CERN - 9U VME crate ($6k), signal generator and scope will be the

same as used in commissioning and will require replacement in FY09 ($26k). Data monitoring and logging PC ($3k) will be

replaced in FY07 and FY10.

Pittsburgh test an repair equipment will include 2 independent test and repair stations. Each will consists of a pule

generator ($5k), multiplexer ($1k), ADC ($5k),  VME crate ($5k) and a PC ($3k). One scope ($20k) will be shared between

the two setups. The total cost of the test stations is $56k in FY06. Shipping cost is estimated at $5k/year for FY06-FY12.

Physicist base funding support for equipment

1/4 FTE faculty, 1/2 postdoc in FY06 to FY08, and 1/10 FTE faculty and 1/4 FTE post doc in FY 08 to FY12.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

529	0	0	529	0	395	0	133	6.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	440	440	176	176	176	176	2464

0	0	22.792	22.792	22.792	22.792	9.117	9.117	9.117	9.117	127.636

Post Doc  B/I	0	0	880	880	880	880	440	440	440	440	5280

0	0	23.443	23.443	23.443	23.443	11.722	11.722	11.722	11.722	140.660

B/I Total	0	0	1320	1320	1320	1320	616	616	616	616	7744

0	0	46.235	46.235	46.235	46.235	20.839	20.839	20.839	20.839	268.296

Electrical Engineer  R	0	0	0	0	100	100	100	100	100	100	600

0	0	0	0	4.588	4.588	4.588	4.588	4.588	4.588	27.528

Technician  R	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	16.577	16.577	16.577	16.577	16.577	16.577	99.462

R Total	0	0	0	0	540	540	540	540	540	540	3240

0	0	0	0	21.165	21.165	21.165	21.165	21.165	21.165	126.990

Total	0	0	1320	1320	1860	1860	1156	1156	1156	1156	10984

0	0	46.235	46.235	67.4	67.4	42.004	42.004	42.004	42.004	395.286

Page 136 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:38 PM

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0	133.376

R Total	0.0	0.0	0.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0	133.376

Total	0.0	0.0	0.0	56.0	8.0	5.0	31.0	8.0	5.0	5.0	133.376

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	46	102	79	75	73	54	49	49	529

Page 137 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:38 PM

WBS 	3.3.2.3.6	Description:	ROD System

Institution :	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 138 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:38 PM

WBS 	3.3.2.3.6.2	Description:	ROD maintenance Stony Brook

Institution :	SUNY SB	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 139 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:39 PM

WBS 	3.3.3	Description:	Beam Test

Institution :	Contact	Not available

Beam Tests were performed in 2001-2004. The new round of beam tests is requested but not yet approved for 2006-2007.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

545	0	0	545	0	309	0	236	3.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  MR	0	0	0	140	0	0	0	0	0	0	140

0	0	0	4.854	0	0	0	0	0	0	4.854

MR Total	0	0	0	140	0	0	0	0	0	0	140

0	0	0	4.854	0	0	0	0	0	0	4.854

Electrical Engineer  R	0	0	0	740	880	0	0	0	0	0	1620

0	0	0	34.817	39.671	0	0	0	0	0	74.488

Mechanical Engineer  R	0	0	352	0	0	0	0	0	0	0	352

0	0	19.634	0	0	0	0	0	0	0	19.634

Technician  R	0	0	1539	0	295	295	295	295	295	295	3309

0	0	80.585	0	21.558	21.558	21.558	21.558	21.558	21.558	209.933

R Total	0	0	1891	740	1175	295	295	295	295	295	5281

0	0	100.219	34.817	61.229	21.558	21.558	21.558	21.558	21.558	304.055

Total	0	0	1891	880	1175	295	295	295	295	295	5421

0	0	100.219	39.671	61.229	21.558	21.558	21.558	21.558	21.558	308.909

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.250

MR Total	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.250

Other  R	0.0	0.0	1.4	5.0	12.0	12.0	12.0	12.0	12.0	12.0	86.768

Travel  R	0.0	0.0	18.0	15.0	24.0	9.0	9.0	9.0	9.0	9.0	143.040

R Total	0.0	0.0	19.4	20.0	36.0	21.0	21.0	21.0	21.0	21.0	229.808

Total	0.0	0.0	19.4	25.0	36.0	21.0	21.0	21.0	21.0	21.0	236.058

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	127	71	106	48	48	48	48	48	545

Page 140 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:40 PM

WBS 	3.3.3.1	Description:	FCAL Hadronic Tail Measurement

Institution :	U. of Arizona	Contact	L.Shaver

During comprehensive reviews, the LHCC referees stated that the tails of hadronic showers be measured to provide the

system response calibration. In order to measure the hadronic shower tails, a special calorimeter module located

downstream of the module 0 calorimeter has to be built. Arizona has been assigned the leadership role in the test and will

take on additional responsibilities. The test beam is available at CERN during FY03 and FY04 only. Since ROD will not be

available and a version 0 of the FEB will be used, special optical links and modified DAQ will need to be put in place.

The beam  tests completed in 2004 did not use final electronics and did not reach required precision. A new round of runs

have been requested for 2006-2007

The costs for the Liquid Argon tail catcher module are:Details of Estimate:

Design and Engineering                                  160 hours ME in FY03, and 100 hours ME in FY04

Materials                                                         $34,000 in FY03 and $31000 inFY04

Commissioning and Test beam setup             1/3 FTE MT in FY04,  1/5 FTE ME in FY05

Cabling and Connections                                 160 hours  ME in FY03 (base)

Travel  3 trips/year in FY04 and FY05 $2,500/trip or $15,000

Construction                                                    1/3  FTE MT In FY04

Shipping & installation                                      1/8 FTE ME in FY04

Mount                                                              1/4 FTE ME in FY04

Software                                                           1/14 FTE SW Prof. In FY04

1/6 FTE SW Prof. In FY04

Base & infrastructure

Labor costs assumes for mechanical assembly 1 FTE faculty and 1/2 FTE post doc per year in FY03 and FY04

to supervise and provide technical support.

Management Contingency FY04

For the planning purpose the cost of the beam tests is listed here for FY06-FY07.

Materials and cables    $10,000 in FY06

Commissioning of the new data acquisitin setup 1/4 FTE EE in FY06 and FY07

Travel 4 trips/year

U.S. ATLAS % share of 	30.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

116	0	0	116	0	68	0	49	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  MR	0	0	0	140	0	0	0	0	0	0	140

0	0	0	4.854	0	0	0	0	0	0	4.854

MR Total	0	0	0	140	0	0	0	0	0	0	140

0	0	0	4.854	0	0	0	0	0	0	4.854

Electrical Engineer  R	0	0	0	300	440	0	0	0	0	0	740

0	0	0	10.402	15.256	0	0	0	0	0	25.658

Page 141 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:40 PM

Mechanical Engineer  R	0	0	352	0	0	0	0	0	0	0	352

0	0	19.634	0	0	0	0	0	0	0	19.634

Technician  R	0	0	586	0	0	0	0	0	0	0	586

0	0	17.668	0	0	0	0	0	0	0	17.668

R Total	0	0	938	300	440	0	0	0	0	0	1678

0	0	37.302	10.402	15.256	0	0	0	0	0	62.960

Total	0	0	938	440	440	0	0	0	0	0	1818

0	0	37.302	15.256	15.256	0	0	0	0	0	67.814

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.250

MR Total	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.250

Other  R	0.0	0.0	1.4	5.0	0.0	0.0	0.0	0.0	0.0	0.0	8.000

Travel  R	0.0	0.0	7.5	10.0	10.0	0.0	0.0	0.0	0.0	0.0	34.375

R Total	0.0	0.0	8.9	15.0	10.0	0.0	0.0	0.0	0.0	0.0	42.375

Total	0.0	0.0	8.9	20.0	10.0	0.0	0.0	0.0	0.0	0.0	48.625

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	48	40	28	0	0	0	0	0	116

Page 142 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:41 PM

WBS 	3.3.3.2	Description:	Test Beam -  optical links

Institution :	Southern Methodist University	Contact	Not available

Engineering and technical manpower for pre-operations and commissioning of the optical links at CERN.

FY04: Design and implementation of thelinks for the combined calorimeter test beam. Task includes  design, building,

installation and commissioning of 20 transition boards and link: PCB layout, PCB manufacturing, component loading, fibers,

connectors, opto-electronics components,installation in the test beam and software modifications.

New round of test beam has been requested for FY06 and FY07. The commissioning of the optical links will be required.

FY04: Design and construction of the links for the Combined Calorimeter Test Beam: 20 transition Details of Estimate:

boards + links(fibers, connectors, optical transmitters and receivers). Software adaptation.

Basis of estimate: material cost: components and boards production $40k (quotes+past experience), test equipment $25k;

project labor: 1/3 FTE EE(A. Liu) + ½ FTE ET (M. Knee) + 1/6 software professional (T. Ryan); travel: 4  trips @ $2.5k

each or $10k.

Base & infrastructure: 1/3 FTE experienced physicist (J. Ye) + ½ graduate student (L. Lu), travel 2 trips of 1 month @$4k

each or $8k.

Commissioning of optical links for the new round of beam tests will require 1/4 FTE EE and 2 trips/year in FY05 and FY06

U.S. ATLAS % share of 	60.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

61	0	0	61	0	49	0	13	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	440	440	0	0	0	0	0	880

0	0	0	24.415	24.415	0	0	0	0	0	48.830

R Total	0	0	0	440	440	0	0	0	0	0	880

0	0	0	24.415	24.415	0	0	0	0	0	48.830

Total	0	0	0	440	440	0	0	0	0	0	880

0	0	0	24.415	24.415	0	0	0	0	0	48.830

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	12.500

R Total	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	12.500

Total	0.0	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	12.500

Page 143 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:41 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	31	31	0	0	0	0	0	61

Page 144 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:41 PM

WBS 	3.3.3.3	Description:	Front-end readout commissioning for the test beam

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	J. Parsons

Task include installation and commissioning of the readout system for the test beams H6 and H8. This will include the

installation of the pre-series FEBs in the H8 test beam and modified module-0 FEBs in the H6 test beam.

Labor estimate include 1/6 FTE EE and 1/8 FTE ET in FY04 for H8 beam.Details of Estimate:

Supprt of the FCAL test beam electronics located in the H6 test beam area will require 1/8 FTE ET in FY05.

Travel inlcude 4 trips at $2,500 each or $10,000 in FY04 for H8 beam line and 1 trip at $2,500 for the H6 beam line in

U.S. ATLAS % share of 	10.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

14	0	0	14	0	9	0	4	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	220	0	0	0	0	0	0	0	220

0	0	9.35	0	0	0	0	0	0	0	9.350

R Total	0	0	220	0	0	0	0	0	0	0	220

0	0	9.35	0	0	0	0	0	0	0	9.350

Total	0	0	220	0	0	0	0	0	0	0	220

0	0	9.35	0	0	0	0	0	0	0	9.350

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.250

R Total	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.250

Total	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.250

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	14	0	0	0	0	0	0	0	14

Page 145 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:42 PM

WBS 	3.3.3.4	Description:	Beam test equipment modification

Institution :	BNL-M&O	Contact	L.Shaver

Beam test equipment modification

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

354	0	0	354	0	183	0	171	1.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	733	0	295	295	295	295	295	295	2503

0	0	53.567	0	21.558	21.558	21.558	21.558	21.558	21.558	182.915

R Total	0	0	733	0	295	295	295	295	295	295	2503

0	0	53.567	0	21.558	21.558	21.558	21.558	21.558	21.558	182.915

Total	0	0	733	0	295	295	295	295	295	295	2503

0	0	53.567	0	21.558	21.558	21.558	21.558	21.558	21.558	182.915

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0	78.768

Travel  R	0.0	0.0	8.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0	91.915

R Total	0.0	0.0	8.0	0.0	21.0	21.0	21.0	21.0	21.0	21.0	170.683

Total	0.0	0.0	8.0	0.0	21.0	21.0	21.0	21.0	21.0	21.0	170.683

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	65	0	48	48	48	48	48	48	354

Page 146 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:43 PM

WBS 	3.3.3.4.1	Description:	Crate

Institution :	BNL-M&O	Contact	L.Shaver

The crate system is different for different calorimeter modules due to the differences of the baseplanes needed. Therefore,

changes to the crate will be needed for different segements of the test beam run.This will include the power bus, warm

cables, baseplanes and connections to the LV power supply.

Additional changes of the pedestal will be needed to adapt it to the geometry of the test beam cryostat.

Update crate to latest configuration. Estimated time: 1/6 FTE of the technician in FY04 and 1/6 Details of Estimate:

FTE of the technician in FY05. Material cost will include $10k in FY04 for the shop tasks and components.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

21	0	0	21	0	21	0	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	294	0	0	0	0	0	0	0	294

0	0	21.485	0	0	0	0	0	0	0	21.485

R Total	0	0	294	0	0	0	0	0	0	0	294

0	0	21.485	0	0	0	0	0	0	0	21.485

Total	0	0	294	0	0	0	0	0	0	0	294

0	0	21.485	0	0	0	0	0	0	0	21.485

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	21	0	0	0	0	0	0	0	21

Page 147 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:44 PM

WBS 	3.3.3.4.2	Description:	Cooling

Institution :	BNL-M&O	Contact	L.Shaver

Cooling. We will need to supply the manifolds for the two test beam systems as well as the hardware for the connections to

the individual boards.

Each board will have two cooling plates with the connection to the water manifolds.

Supply new cooling plates, manifold, manifold block assembly, water pipes,main water supply Details of Estimate:

connections, and front panel

Commissioning of the setup at CERN before the test beam run and the preparation of the cooling manifolds for each

cryostat will require

in FY04: 1/5 FTE of the designer and 1/6 FTE of the technician.

In FY05 1/6 FTE of the technician.

Travel: 1 trip/year for 3 weeks in FY04 and FY05

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

28	0	0	28	0	21	0	7	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	293	0	0	0	0	0	0	0	293

0	0	21.412	0	0	0	0	0	0	0	21.412

R Total	0	0	293	0	0	0	0	0	0	0	293

0	0	21.412	0	0	0	0	0	0	0	21.412

Total	0	0	293	0	0	0	0	0	0	0	293

0	0	21.412	0	0	0	0	0	0	0	21.412

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	4.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.671

R Total	0.0	0.0	4.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.671

Total	0.0	0.0	4.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.671

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	28	0	0	0	0	0	0	0	28

Page 148 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:44 PM

WBS 	3.3.3.4.3	Description:	Power Supplies

Institution :	BNL-M&O	Contact	L.Shaver

Prototypes of the final configuration of the power supplies will be provided. The cost of the units will be covered by the

construction project. The installation if the test beam areas and special connections will be part of the test beam costs.

Task of providing the updated power supplies for the test beams will include installation of the Details of Estimate:

units, connections and setting up of the DCS. Labor needed is for  setting up the DCS inteface and prepare connections

from crate to the PS and commission the system. This requires 1/12 FTE ET in FY04 and FY05 . Travel 2 trips of 2 weeks

in FY04 and 1 trip of two weeks in FY05.

U.S. ATLAS % share of 	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

16	0	0	16	0	11	0	5	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	146	0	0	0	0	0	0	0	146

0	0	10.67	0	0	0	0	0	0	0	10.670

R Total	0	0	146	0	0	0	0	0	0	0	146

0	0	10.67	0	0	0	0	0	0	0	10.670

Total	0	0	146	0	0	0	0	0	0	0	146

0	0	10.67	0	0	0	0	0	0	0	10.670

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	3.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.189

R Total	0.0	0.0	3.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.189

Total	0.0	0.0	3.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.189

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	16	0	0	0	0	0	0	0	16

Page 149 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:45 PM

WBS 	3.3.3.4.4	Description:	Feedthrough

Institution :	BNL-M&O	Contact	L.Shaver

A final feedthrough will be installed on the test beam cryostat to provide the compatibility with the final experimental

hardware. Old feedthrough has different pin carriers, cables and pigtails with different impedance. The replacement will

use the spare feedthrough (cost included in the construction project) that will need to be modified for different interfaces

with the test beam cryostat.

The task of replacing the feedthrough with an updated one will require in FY04: one month of a Details of Estimate:

designer to prepare the drawings for the modifications and 2 month of a technician to implement the changes. Travel 1 trip

of 2 weeks for the installation. Material cost is estimated at $10,000 for the machine shop time and supplies.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 150 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:46 PM

WBS 	3.3.3.4.5	Description:	Mother board system

Institution :	BNL-M&O	Contact	L.Shaver

The electromagnetic Module will be rebuilt for the test beam run using the spares production electrodes. BNL will supply a

new set of the final production mother boards. These mother boards have been produced as spares in the construction

project but did not go through the final testing procedures.

Task includes a complete set of mother boards for one module. Details of Estimate:

Labor required: 1/6 FTE of electrical technician in FY04 (Pierrot Bichoneau), replacement parts for the mother boards

spares $18,615 (there are 15 mother boards @$761+5 types fo 6 summing boards @$240)

travel to help in installation on the module - 1 trip of 2 weeks

and a shipping cost of $500.

U.S. ATLAS % share of 	60.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 151 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:46 PM

WBS 	3.3.3.4.6	Description:	Beam test equipment support

Institution :	BNL-M&O	Contact	L.Shaver

Beam test equipment support

Provide support for the refurbished and new added equipment for the beam test:Details of Estimate:

crate, cooling, power supplies, mother board system, feedthrough.

At this time the test beam activities past FY2005 have not been determined. Taking as example the test beam for the D0

experiment we assume that the additional test beam runs may occur in 2007 - 2012. The running costs to maintain and

replace the equipment is estimated at $12k/year.

Labor cost is expected at 1 month of mechanical technician and 1 month of electrical technician/year and 2 trips of 3

weeks/year.

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

288	0	0	288	0	129	0	159	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	295	295	295	295	295	295	1770

0	0	0	0	21.558	21.558	21.558	21.558	21.558	21.558	129.348

R Total	0	0	0	0	295	295	295	295	295	295	1770

0	0	0	0	21.558	21.558	21.558	21.558	21.558	21.558	129.348

Total	0	0	0	0	295	295	295	295	295	295	1770

0	0	0	0	21.558	21.558	21.558	21.558	21.558	21.558	129.348

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0	78.768

Travel  R	0.0	0.0	0.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0	80.055

R Total	0.0	0.0	0.0	0.0	21.0	21.0	21.0	21.0	21.0	21.0	158.823

Total	0.0	0.0	0.0	0.0	21.0	21.0	21.0	21.0	21.0	21.0	158.823

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	48	48	48	48	48	48	288

Page 152 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:47 PM

WBS 	3.3.4	Description:	CERN living expenses

Institution :	BNL-M&O	Contact	Not available

CERN living expenses

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

816	0	0	816	0	0	0	816	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	816.000

R Total	0.0	0.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	816.000

Total	0.0	0.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	816.000

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	102	102	102	102	102	102	102	102	816

Page 153 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:48 PM

WBS 	3.3.4.1	Description:	USATLAS operation/maintenance crew travel expenses

Institution :	Columbia  U.  (Nevis  Laboratory)	Contact	Not available

The  Lar CERN common costs makes provisions for an onsite electronics operation crew Details of Estimate:

consisting of 6 people. The USATLAS share is 20% or 1.5 persons. It is expected that 1.5 electronics persons will be

required from USATLAS from FY05 to FY012.. The travel costs for 1.5 persons will be $30k/year using the USATLAS

guidelines for travel expenses. (Trips to CERN will take more than 8 weeks each). In addition, a mechanical person from

USATLAS will be required to support the maintenance of the mechanical components from FY05 to FY012. The travel

expenses here will also be $30k/year.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

816	0	0	816	0	0	0	816	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	816.000

R Total	0.0	0.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	816.000

Total	0.0	0.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	60.0	816.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	102	102	102	102	102	102	102	102	816

Page 154 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:48 PM

WBS 	3.3.5	Description:	CERN common costs

Institution :	Contact	Not available

CERN common costs include US ATLAS share of costs levied by CERN, and costs associated with CERN facilities usage,

equipment, and services.

U.S. ATLAS % share of 	21.80%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1716	0	0	1716	0	0	0	1716	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	29.7	112.7	163.1	285.7	301.5	297.6	297.6	228.4	1716.300

R Total	0.0	0.0	29.7	112.7	163.1	285.7	301.5	297.6	297.6	228.4	1716.300

Total	0.0	0.0	29.7	112.7	163.1	285.7	301.5	297.6	297.6	228.4	1716.300

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	30	113	163	286	302	298	298	228	1716

Page 155 of 156

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:20:49 PM

WBS 	3.3.5.1	Description:	CERN common costs

Institution :	BNL-common	Contact	Not available

The CERN common costs includes the costs for pre operations, operations, and maintenance. The US ATLAS share is

22% of the total CERN common costs for the experiment.

Note: The present loan from CERN to the Lar collaboration is for 2.00MCHF with at least 1.4MCHFDetails of Estimate:

committed to FE Electronic (Spares). After the final FE Electronic (Spares) commitment the rest of the loan will be used in

the same proportion of repayments for additional non-covered items like missing cables and missing funding for power

supplies. The USATLAS portion of the loan is 22% of the total.The CERN common costs presented in the estimate is

based on 1.4MCHF. An additional 600kCHF X 0.22 or 132kCHF will have to be repaid to CERN.

U.S. ATLAS % share of 	21.80%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1716	0	0	1716	0	0	0	1716	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	29.7	112.7	163.1	285.7	301.5	297.6	297.6	228.4	1716.300

R Total	0.0	0.0	29.7	112.7	163.1	285.7	301.5	297.6	297.6	228.4	1716.300

Total	0.0	0.0	29.7	112.7	163.1	285.7	301.5	297.6	297.6	228.4	1716.300

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	30	113	163	286	302	298	298	228	1716

Page 156 of 156