U.S. ATLAS M&O Estimate

Cost Book

Funding 	All	Funding Type:	All

Institutions:	All

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:25 PM

WBS 	3	Description:	U.S. ATLAS M&O Estimate

Institution :	Contact

U.S. ATLAS Maintenance and Operations (M&O) includes detector specific costs allocated to subsystems and Common

Fund cost  related to overall experimental operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

17899	0	0	17899	10364	2639	4069	827	127.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	2640	5280	4400	4400	4400	4400	4400	4400	34320

0	0	199.938	399.878	330.606	330.606	330.606	330.606	330.606	330.606	2583.452

Post Doc  B/I	0	0	6160	13200	14960	14080	14080	14080	14080	14080	104720

0	0	258.395	559.309	632.228	593.284	593.284	593.284	593.284	593.284	4416.352

Sr Research Scientist  B/I	0	0	3872	4312	4312	3608	2900	2900	2900	2900	27704

0	0	296.257	329.637	329.637	276.229	222.004	222.004	222.004	222.004	2119.776

B/I Total	0	0	12672	22792	23672	22088	21380	21380	21380	21380	166744

0	0	754.59	1288.824	1292.471	1200.119	1145.894	1145.894	1145.894	1145.894	9119.580

Computer Professional  MR	0	0	750	0	0	0	0	0	0	0	750

0	0	61.427	0	0	0	0	0	0	0	61.427

Electrical Engineer  MR	0	0	290	0	0	0	0	0	0	0	290

0	0	22.828	0	0	0	0	0	0	0	22.828

Gen Lab  MR	0	0	640	0	0	0	0	0	0	0	640

0	0	27.809	0	0	0	0	0	0	0	27.809

Technician  MR	0	0	1480	0	0	0	0	0	0	0	1480

0	0	72.716	0	0	0	0	0	0	0	72.716

MR Total	0	0	3160	0	0	0	0	0	0	0	3160

0	0	184.78	0	0	0	0	0	0	0	184.780

Computer Professional  R	0	0	1210	2530	2860	1760	1760	1760	1760	1760	15400

0	0	115.67	231.666	247.075	137.674	137.674	137.674	137.674	137.674	1282.781

Electrical Engineer  R	0	0	350	390	880	352	352	352	352	352	3380

0	0	27.552	30.7	69.272	27.708	27.708	27.708	27.708	27.708	266.064

Gen Lab  R	0	0	2640	0	0	0	0	0	0	0	2640

0	0	99.099	0	0	0	0	0	0	0	99.099

Page 1 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:25 PM

Mechanical Engineer  R	0	0	420	420	960	352	352	352	352	352	3560

0	0	41.772	41.772	95.478	35.008	35.008	35.008	35.008	35.008	354.062

Technician  R	0	0	1540	6080	4900	3380	3380	3380	3380	3380	29420

0	0	97.553	315.517	283.114	200.072	200.072	200.072	200.072	200.072	1696.544

R Total	0	0	6160	9420	9600	5844	5844	5844	5844	5844	54400

0	0	381.646	619.655	694.939	400.462	400.462	400.462	400.462	400.462	3698.550

Total	0	0	21992	32212	33272	27932	27224	27224	27224	27224	224304

0	0	1321.016	1908.479	1987.41	1600.581	1546.356	1546.356	1546.356	1546.356	13002.910

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	12.0	28.7	29.5	29.5	29.5	29.5	29.5	29.5	303.069

Travel  B/I	0.0	0.0	67.5	192.1	202.3	199.3	202.3	202.3	202.3	202.3	2083.126

B/I Total	0.0	0.0	79.5	220.8	231.8	228.8	231.8	231.8	231.8	231.8	2386.195

Other  MR	0.0	0.0	21.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	32.070

Travel  MR	0.0	0.0	33.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	48.923

MR Total	0.0	0.0	54.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	80.993

Other  R	0.0	0.0	57.8	77.0	184.6	179.5	178.6	177.8	222.8	177.8	1499.374

Travel  R	0.0	0.0	55.0	117.3	116.3	76.3	76.3	76.3	76.3	76.3	929.703

R Total	0.0	0.0	112.8	194.3	300.9	255.8	254.9	254.1	299.1	254.1	2429.077

Total	0.0	0.0	246.3	415.1	532.7	484.6	486.7	485.9	530.9	485.9	4896.265

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	1659	2482	2695	2241	2189	2188	2257	2188	17899

Page 2 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:26 PM

WBS 	3.4	Description:	Tile Calorimeter

Institution :	Contact

US participation in the Scintillating Tile Hadronic Calorimeter (Tilecal) subsystem of the ATLAS detector.  US

responsibilities include mechanical, optical, and electronic systems of one extended barrel calorimeter (approximately 1/4 of

the total Tile Calorimeter); purchase, testing, and assembly of 1/3 of the photomultipliers for the Tile Calorimeter, and 1/2

of the front end and digitizing electronics; and full responsibility for the special submodules and scintillation counters

comprising the Intermediate Tile Calorimeter, instrumenting the gaps between sections of the Tile Calorimeter and between

barrel and Endcap cryostats.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

17899	0	0	17899	10364	2639	4069	827	127.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	2640	5280	4400	4400	4400	4400	4400	4400	34320

0	0	199.938	399.878	330.606	330.606	330.606	330.606	330.606	330.606	2583.452

Post Doc  B/I	0	0	6160	13200	14960	14080	14080	14080	14080	14080	104720

0	0	258.395	559.309	632.228	593.284	593.284	593.284	593.284	593.284	4416.352

Sr Research Scientist  B/I	0	0	3872	4312	4312	3608	2900	2900	2900	2900	27704

0	0	296.257	329.637	329.637	276.229	222.004	222.004	222.004	222.004	2119.776

B/I Total	0	0	12672	22792	23672	22088	21380	21380	21380	21380	166744

0	0	754.59	1288.824	1292.471	1200.119	1145.894	1145.894	1145.894	1145.894	9119.580

Computer Professional  MR	0	0	750	0	0	0	0	0	0	0	750

0	0	61.427	0	0	0	0	0	0	0	61.427

Electrical Engineer  MR	0	0	290	0	0	0	0	0	0	0	290

0	0	22.828	0	0	0	0	0	0	0	22.828

Gen Lab  MR	0	0	640	0	0	0	0	0	0	0	640

0	0	27.809	0	0	0	0	0	0	0	27.809

Technician  MR	0	0	1480	0	0	0	0	0	0	0	1480

0	0	72.716	0	0	0	0	0	0	0	72.716

MR Total	0	0	3160	0	0	0	0	0	0	0	3160

0	0	184.78	0	0	0	0	0	0	0	184.780

Computer Professional  R	0	0	1210	2530	2860	1760	1760	1760	1760	1760	15400

0	0	115.67	231.666	247.075	137.674	137.674	137.674	137.674	137.674	1282.781

Electrical Engineer  R	0	0	350	390	880	352	352	352	352	352	3380

0	0	27.552	30.7	69.272	27.708	27.708	27.708	27.708	27.708	266.064

Gen Lab  R	0	0	2640	0	0	0	0	0	0	0	2640

0	0	99.099	0	0	0	0	0	0	0	99.099

Mechanical Engineer  R	0	0	420	420	960	352	352	352	352	352	3560

0	0	41.772	41.772	95.478	35.008	35.008	35.008	35.008	35.008	354.062

Technician  R	0	0	1540	6080	4900	3380	3380	3380	3380	3380	29420

0	0	97.553	315.517	283.114	200.072	200.072	200.072	200.072	200.072	1696.544

Page 3 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:26 PM

R Total	0	0	6160	9420	9600	5844	5844	5844	5844	5844	54400

0	0	381.646	619.655	694.939	400.462	400.462	400.462	400.462	400.462	3698.550

Total	0	0	21992	32212	33272	27932	27224	27224	27224	27224	224304

0	0	1321.016	1908.479	1987.41	1600.581	1546.356	1546.356	1546.356	1546.356	13002.910

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	12.0	28.7	29.5	29.5	29.5	29.5	29.5	29.5	303.069

Travel  B/I	0.0	0.0	67.5	192.1	202.3	199.3	202.3	202.3	202.3	202.3	2083.126

B/I Total	0.0	0.0	79.5	220.8	231.8	228.8	231.8	231.8	231.8	231.8	2386.195

Other  MR	0.0	0.0	21.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	32.070

Travel  MR	0.0	0.0	33.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	48.923

MR Total	0.0	0.0	54.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	80.993

Other  R	0.0	0.0	57.8	77.0	184.6	179.5	178.6	177.8	222.8	177.8	1499.374

Travel  R	0.0	0.0	55.0	117.3	116.3	76.3	76.3	76.3	76.3	76.3	929.703

R Total	0.0	0.0	112.8	194.3	300.9	255.8	254.9	254.1	299.1	254.1	2429.077

Total	0.0	0.0	246.3	415.1	532.7	484.6	486.7	485.9	530.9	485.9	4896.265

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	1659	2482	2695	2241	2189	2188	2257	2188	17899

Page 4 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:27 PM

WBS 	3.4.1	Description:	TileCal - Specific Costs

Institution :	Contact

System-specific costs represent M&O costs associated with the Tile Calorimeter System and supported by the US ATLAS

collaborators.  Including maintenance cost related to  power supplies, system maintenance,  and any overall special

detector maintenance and telecommunication cost resulting from US participation in the support of the Tile Calorimeter.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

14467	0	0	14467	8880	2232	2632	722	103.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	2640	5280	4400	4400	4400	4400	4400	4400	34320

0	0	199.938	399.878	330.606	330.606	330.606	330.606	330.606	330.606	2583.452

Post Doc  B/I	0	0	6160	10560	9680	8800	8800	8800	8800	8800	70400

0	0	258.395	447.447	408.504	369.56	369.56	369.56	369.56	369.56	2962.146

Sr Research Scientist  B/I	0	0	3872	4312	4312	3608	2900	2900	2900	2900	27704

0	0	296.257	329.637	329.637	276.229	222.004	222.004	222.004	222.004	2119.776

B/I Total	0	0	12672	20152	18392	16808	16100	16100	16100	16100	132424

0	0	754.59	1176.962	1068.747	976.395	922.17	922.17	922.17	922.17	7665.374

Computer Professional  MR	0	0	670	0	0	0	0	0	0	0	670

0	0	53.471	0	0	0	0	0	0	0	53.471

Electrical Engineer  MR	0	0	290	0	0	0	0	0	0	0	290

0	0	22.828	0	0	0	0	0	0	0	22.828

Gen Lab  MR	0	0	640	0	0	0	0	0	0	0	640

0	0	27.809	0	0	0	0	0	0	0	27.809

Technician  MR	0	0	1260	0	0	0	0	0	0	0	1260

0	0	62.86	0	0	0	0	0	0	0	62.860

MR Total	0	0	2860	0	0	0	0	0	0	0	2860

0	0	166.968	0	0	0	0	0	0	0	166.968

Computer Professional  R	0	0	990	2230	2860	1760	1760	1760	1760	1760	14880

0	0	93.79	201.829	247.075	137.674	137.674	137.674	137.674	137.674	1231.064

Electrical Engineer  R	0	0	350	390	880	352	352	352	352	352	3380

0	0	27.552	30.7	69.272	27.708	27.708	27.708	27.708	27.708	266.064

Gen Lab  R	0	0	1760	0	0	0	0	0	0	0	1760

0	0	70.983	0	0	0	0	0	0	0	70.983

Mechanical Engineer  R	0	0	250	250	960	352	352	352	352	352	3220

0	0	24.864	24.864	95.478	35.008	35.008	35.008	35.008	35.008	320.246

Technician  R	0	0	880	4320	4460	2940	2940	2940	2940	2940	24360

0	0	57.741	227.567	253.645	170.603	170.603	170.603	170.603	170.603	1391.968

R Total	0	0	4230	7190	9160	5404	5404	5404	5404	5404	47600

0	0	274.93	484.96	665.47	370.993	370.993	370.993	370.993	370.993	3280.325

Page 5 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:27 PM

Total	0	0	19762	27342	27552	22212	21504	21504	21504	21504	182884

0	0	1196.488	1661.922	1734.217	1347.388	1293.163	1293.163	1293.163	1293.163	11112.667

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	12.0	25.5	19.5	19.5	19.5	19.5	19.5	19.5	215.109

Travel  B/I	0.0	0.0	67.5	170.0	144.5	144.5	144.5	144.5	144.5	144.5	1567.381

B/I Total	0.0	0.0	79.5	195.5	164.0	164.0	164.0	164.0	164.0	164.0	1782.490

Other  MR	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	30.540

Travel  MR	0.0	0.0	29.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	42.803

MR Total	0.0	0.0	49.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	73.343

Other  R	0.0	0.0	27.0	47.0	73.0	59.0	59.0	59.0	104.0	59.0	648.930

Travel  R	0.0	0.0	32.0	82.3	116.3	76.3	76.3	76.3	76.3	76.3	849.149

R Total	0.0	0.0	59.0	129.3	189.3	135.3	135.3	135.3	180.3	135.3	1498.079

Total	0.0	0.0	187.5	324.8	353.3	299.3	299.3	299.3	344.3	299.3	3353.912

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	1458	2115	2224	1763	1709	1709	1778	1709	14467

Page 6 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:27 PM

WBS 	3.4.1.1	Description:	Pre-Operations

Institution :	Contact

Includes all engineering, technical support, and materials purchased to ensure the system is ready for operations.  Work

includes final integration and testing of all mechanical, electronic and auxiliary systems associated with the subsystem.

Testing includes:  physical set-up of test areas (benches, tables, test stations), and test beam operations.   Includes the

final documentation of all fabrication and assembly drawings, assembly and maintenance and safety documents and

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3091	0	0	3091	452	2157	112	371	22.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	2640	880	0	0	0	0	0	0	3520

0	0	199.938	69.272	0	0	0	0	0	0	269.210

Post Doc  B/I	0	0	6160	0	880	0	0	0	0	0	7040

0	0	258.395	0	38.944	0	0	0	0	0	297.339

Sr Research Scientist  B/I	0	0	3872	2112	2112	1408	700	700	700	700	12304

0	0	296.257	162.736	162.736	109.328	55.103	55.103	55.103	55.103	951.469

B/I Total	0	0	12672	2992	2992	1408	700	700	700	700	22864

0	0	754.59	232.008	201.68	109.328	55.103	55.103	55.103	55.103	1518.018

Computer Professional  MR	0	0	670	0	0	0	0	0	0	0	670

0	0	53.471	0	0	0	0	0	0	0	53.471

Electrical Engineer  MR	0	0	290	0	0	0	0	0	0	0	290

0	0	22.828	0	0	0	0	0	0	0	22.828

Gen Lab  MR	0	0	640	0	0	0	0	0	0	0	640

0	0	27.809	0	0	0	0	0	0	0	27.809

Technician  MR	0	0	1260	0	0	0	0	0	0	0	1260

0	0	62.86	0	0	0	0	0	0	0	62.860

MR Total	0	0	2860	0	0	0	0	0	0	0	2860

0	0	166.968	0	0	0	0	0	0	0	166.968

Computer Professional  R	0	0	990	2230	1100	0	0	0	0	0	4320

0	0	93.79	201.829	109.401	0	0	0	0	0	405.020

Electrical Engineer  R	0	0	350	390	0	0	0	0	0	0	740

0	0	27.552	30.7	0	0	0	0	0	0	58.252

Gen Lab  R	0	0	1760	0	0	0	0	0	0	0	1760

0	0	70.983	0	0	0	0	0	0	0	70.983

Mechanical Engineer  R	0	0	250	250	80	0	0	0	0	0	580

0	0	24.864	24.864	7.956	0	0	0	0	0	57.684

Technician  R	0	0	880	4320	880	0	0	0	0	0	6080

0	0	57.741	227.567	46.041	0	0	0	0	0	331.349

Page 7 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:28 PM

R Total	0	0	4230	7190	2060	0	0	0	0	0	13480

0	0	274.93	484.96	163.398	0	0	0	0	0	923.288

Total	0	0	19762	10182	5052	1408	700	700	700	700	39204

0	0	1196.488	716.968	365.078	109.328	55.103	55.103	55.103	55.103	2608.274

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	16.326

Travel  B/I	0.0	0.0	67.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	95.801

B/I Total	0.0	0.0	79.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	112.127

Other  MR	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	30.540

Travel  MR	0.0	0.0	29.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	42.803

MR Total	0.0	0.0	49.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	73.343

Other  R	0.0	0.0	27.0	41.0	14.0	0.0	0.0	0.0	0.0	0.0	107.706

Travel  R	0.0	0.0	32.0	78.0	28.0	0.0	0.0	0.0	0.0	0.0	189.926

R Total	0.0	0.0	59.0	119.0	42.0	0.0	0.0	0.0	0.0	0.0	297.632

Total	0.0	0.0	187.5	119.0	42.0	0.0	0.0	0.0	0.0	0.0	483.102

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	1458	882	421	109	55	55	55	55	3091

Page 8 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:28 PM

WBS 	3.4.1.1.1	Description:	Mechanical Support

Institution :	Contact

See individual tasks below for descriptions.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

295	0	0	295	0	221	0	74	1.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	340	0	0	0	0	0	0	0	340

0	0	9.656	0	0	0	0	0	0	0	9.656

Mechanical Engineer  R	0	0	250	250	80	0	0	0	0	0	580

0	0	24.864	24.864	7.956	0	0	0	0	0	57.684

Technician  R	0	0	760	1100	440	0	0	0	0	0	2300

0	0	50.902	73.673	29.469	0	0	0	0	0	154.044

R Total	0	0	1350	1350	520	0	0	0	0	0	3220

0	0	85.422	98.537	37.425	0	0	0	0	0	221.384

Total	0	0	1350	1350	520	0	0	0	0	0	3220

0	0	85.422	98.537	37.425	0	0	0	0	0	221.384

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	13.0	13.0	3.0	0.0	0.0	0.0	0.0	0.0	32.538

Travel  R	0.0	0.0	10.0	16.0	6.0	0.0	0.0	0.0	0.0	0.0	41.245

R Total	0.0	0.0	23.0	29.0	9.0	0.0	0.0	0.0	0.0	0.0	73.783

Total	0.0	0.0	23.0	29.0	9.0	0.0	0.0	0.0	0.0	0.0	73.783

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	113	134	49	0	0	0	0	0	295

Page 9 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:29 PM

WBS 	3.4.1.1.1.1	Description:	Module Validation

Institution :	Contact

Mechanical dimensions will be systematically measured for all modules in advance of their use in pre-assembly.  In some

cases,

we expect that corrections will be needed, generally involving the edges and surfaces that will bear on adjoining modules.

The

integrity of all surfaces and holes used for handling and installation will be inspected and corrected if needed. At the same

time,

some retrofitting that has become necessary because of unexpected dimensions of neighboring systems will be performed.

It is

planned to use a team of two technicians for this in FY 2003 and 2004.  This task will continue in a checking and cleanup

mode during the later stages of installation of the calorimeter (FY 2005 and 2006).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

67	0	0	67	0	45	0	22	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	80	80	0	0	0	0	0	0	160

0	0	7.956	7.956	0	0	0	0	0	0	15.912

Technician  R	0	0	220	220	0	0	0	0	0	0	440

0	0	14.735	14.735	0	0	0	0	0	0	29.470

R Total	0	0	300	300	0	0	0	0	0	0	600

0	0	22.691	22.691	0	0	0	0	0	0	45.382

Total	0	0	300	300	0	0	0	0	0	0	600

0	0	22.691	22.691	0	0	0	0	0	0	45.382

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	11.220

Travel  R	0.0	0.0	4.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	10.311

R Total	0.0	0.0	9.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	21.531

Total	0.0	0.0	9.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	21.531

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	33	33	0	0	0	0	0	0	67

Page 10 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:30 PM

WBS 	3.4.1.1.1.1.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

67	0	0	67	0	45	0	22	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	80	80	0	0	0	0	0	0	160

0	0	7.956	7.956	0	0	0	0	0	0	15.912

Technician  R	0	0	220	220	0	0	0	0	0	0	440

0	0	14.735	14.735	0	0	0	0	0	0	29.470

R Total	0	0	300	300	0	0	0	0	0	0	600

0	0	22.691	22.691	0	0	0	0	0	0	45.382

Total	0	0	300	300	0	0	0	0	0	0	600

0	0	22.691	22.691	0	0	0	0	0	0	45.382

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	11.220

Travel  R	0.0	0.0	4.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	10.311

R Total	0.0	0.0	9.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	21.531

Total	0.0	0.0	9.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	21.531

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	33	33	0	0	0	0	0	0	67

Page 11 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:30 PM

WBS 	3.4.1.1.1.1.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 12 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:30 PM

WBS 	3.4.1.1.1.1.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 13 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:31 PM

WBS 	3.4.1.1.1.1.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 14 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:31 PM

WBS 	3.4.1.1.1.1.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 15 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:32 PM

WBS 	3.4.1.1.1.4	Description:	Integration

Institution :	Contact

This task covers the mechanical interface with other ATLAS systems.  Assistance from the Tile group will be needed when

LAr

and Muon systems are installed.  Interaction will also be needed when the endcap movement system is installed and

commissioned.  In FY 2004 and 2005, installation of the Tile Calorimeter will be interleaved with installation of the LAr

calorimeter and cryostats.  In later 2005. 2006, and 2007 before turnon, the interaction will be with muon and other

systems.  The U.S. will supply the main effort for interaction with the endcap movement system and a fraction of that

required for working with other systems.  The total team estimated for these tasks is 3 FTE technicians during the

approximately half of each year when this work will proceed.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

228	0	0	228	0	176	0	52	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	340	0	0	0	0	0	0	0	340

0	0	9.656	0	0	0	0	0	0	0	9.656

Mechanical Engineer  R	0	0	170	170	80	0	0	0	0	0	420

0	0	16.908	16.908	7.956	0	0	0	0	0	41.772

Technician  R	0	0	540	880	440	0	0	0	0	0	1860

0	0	36.167	58.938	29.469	0	0	0	0	0	124.574

R Total	0	0	1050	1050	520	0	0	0	0	0	2620

0	0	62.731	75.846	37.425	0	0	0	0	0	176.002

Total	0	0	1050	1050	520	0	0	0	0	0	2620

0	0	62.731	75.846	37.425	0	0	0	0	0	176.002

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	8.0	8.0	3.0	0.0	0.0	0.0	0.0	0.0	21.318

Travel  R	0.0	0.0	6.0	12.0	6.0	0.0	0.0	0.0	0.0	0.0	30.934

R Total	0.0	0.0	14.0	20.0	9.0	0.0	0.0	0.0	0.0	0.0	52.252

Total	0.0	0.0	14.0	20.0	9.0	0.0	0.0	0.0	0.0	0.0	52.252

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	79	100	49	0	0	0	0	0	228

Page 16 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:32 PM

WBS 	3.4.1.1.1.4.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

228	0	0	228	0	176	0	52	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	340	0	0	0	0	0	0	0	340

0	0	9.656	0	0	0	0	0	0	0	9.656

Mechanical Engineer  R	0	0	170	170	80	0	0	0	0	0	420

0	0	16.908	16.908	7.956	0	0	0	0	0	41.772

Technician  R	0	0	540	880	440	0	0	0	0	0	1860

0	0	36.167	58.938	29.469	0	0	0	0	0	124.574

R Total	0	0	1050	1050	520	0	0	0	0	0	2620

0	0	62.731	75.846	37.425	0	0	0	0	0	176.002

Total	0	0	1050	1050	520	0	0	0	0	0	2620

0	0	62.731	75.846	37.425	0	0	0	0	0	176.002

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	8.0	8.0	3.0	0.0	0.0	0.0	0.0	0.0	21.318

Travel  R	0.0	0.0	6.0	12.0	6.0	0.0	0.0	0.0	0.0	0.0	30.934

R Total	0.0	0.0	14.0	20.0	9.0	0.0	0.0	0.0	0.0	0.0	52.252

Total	0.0	0.0	14.0	20.0	9.0	0.0	0.0	0.0	0.0	0.0	52.252

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	79	100	49	0	0	0	0	0	228

Page 17 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:33 PM

WBS 	3.4.1.1.1.4.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 18 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:33 PM

WBS 	3.4.1.1.1.4.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 19 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:33 PM

WBS 	3.4.1.1.1.4.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 20 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:34 PM

WBS 	3.4.1.1.1.4.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 21 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:34 PM

WBS 	3.4.1.1.2	Description:	Electrical Support

Institution :	Contact

Electrical aspects of pre-operations and commissioning.  This task includes work on PMTs and on front-end and other

electronics

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

864	0	0	864	0	620	0	244	6.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	310	0	0	0	0	0	0	0	310

0	0	17.667	0	0	0	0	0	0	0	17.667

Electrical Engineer  MR	0	0	290	0	0	0	0	0	0	0	290

0	0	22.828	0	0	0	0	0	0	0	22.828

Gen Lab  MR	0	0	640	0	0	0	0	0	0	0	640

0	0	27.809	0	0	0	0	0	0	0	27.809

Technician  MR	0	0	1260	0	0	0	0	0	0	0	1260

0	0	62.86	0	0	0	0	0	0	0	62.860

MR Total	0	0	2500	0	0	0	0	0	0	0	2500

0	0	131.164	0	0	0	0	0	0	0	131.164

Computer Professional  R	0	0	610	1350	220	0	0	0	0	0	2180

0	0	55.997	114.308	21.88	0	0	0	0	0	192.185

Electrical Engineer  R	0	0	350	390	0	0	0	0	0	0	740

0	0	27.552	30.7	0	0	0	0	0	0	58.252

Gen Lab  R	0	0	1420	0	0	0	0	0	0	0	1420

0	0	61.327	0	0	0	0	0	0	0	61.327

Technician  R	0	0	120	3220	440	0	0	0	0	0	3780

0	0	6.839	153.894	16.572	0	0	0	0	0	177.305

R Total	0	0	2500	4960	660	0	0	0	0	0	8120

0	0	151.715	298.902	38.452	0	0	0	0	0	489.069

Total	0	0	5000	4960	660	0	0	0	0	0	10620

0	0	282.879	298.902	38.452	0	0	0	0	0	620.233

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	30.540

Travel  MR	0.0	0.0	23.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	35.070

MR Total	0.0	0.0	43.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	65.610

Other  R	0.0	0.0	12.0	26.0	9.0	0.0	0.0	0.0	0.0	0.0	68.436

Travel  R	0.0	0.0	16.0	50.0	10.0	0.0	0.0	0.0	0.0	0.0	110.014

Page 22 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:35 PM

R Total	0.0	0.0	28.0	76.0	19.0	0.0	0.0	0.0	0.0	0.0	178.450

Total	0.0	0.0	71.0	76.0	19.0	0.0	0.0	0.0	0.0	0.0	244.060

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	387	411	66	0	0	0	0	0	864

Page 23 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:35 PM

WBS 	3.4.1.1.2.3	Description:	Validation, Repairs, and Checkout

Institution :	Contact

Final testing and checkout of readout elements, including PMTs and front-ends.  Devices will be already installed in

readout

drawers and will be given final testing before installation in modules.  As modules and readout drawers go through the

manipulations for preassembly and then assembly in the underground area, elements of the readout system will be

repeatedly

tested and repaired as needed.  U.S. groups will take full responsibility for front end electronics, which were built in the

U.S., and

comprise approximately half of the Tile readout electronics.  U.S. groups will contribute 1/3 of the effort for PMTs,

corresponding

to the fraction of PMTs bought and tested by the U.S.  Effort needed for these tasks is estimated to be 1 FTE of technician

total for the PMT work and 1.5 FTE technician total for electronics work.  PMTs and electronics will be thoroughly checked

in FY 2003 and 2004 during the preassembly process, and then rechecked and repaired if needed after each section of

calorimeter has been installed in ATLAS in FY 2005 and 2006.  A small amount of work from a computer programmer (a

few months) will be needed to program the interfaces with the TDAQ system and provide displays of the resulting data.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

292	0	0	292	0	196	0	96	2.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	90	0	0	0	0	0	0	0	90

0	0	5.129	0	0	0	0	0	0	0	5.129

Technician  MR	0	0	940	0	0	0	0	0	0	0	940

0	0	44.622	0	0	0	0	0	0	0	44.622

MR Total	0	0	1030	0	0	0	0	0	0	0	1030

0	0	49.751	0	0	0	0	0	0	0	49.751

Computer Professional  R	0	0	80	170	0	0	0	0	0	0	250

0	0	4.559	9.689	0	0	0	0	0	0	14.248

Electrical Engineer  R	0	0	200	170	0	0	0	0	0	0	370

0	0	15.744	13.382	0	0	0	0	0	0	29.126

Gen Lab  R	0	0	740	0	0	0	0	0	0	0	740

0	0	32.155	0	0	0	0	0	0	0	32.155

Technician  R	0	0	0	1460	0	0	0	0	0	0	1460

0	0	0	70.599	0	0	0	0	0	0	70.599

R Total	0	0	1020	1800	0	0	0	0	0	0	2820

0	0	52.458	93.67	0	0	0	0	0	0	146.128

Total	0	0	2050	1800	0	0	0	0	0	0	3850

0	0	102.209	93.67	0	0	0	0	0	0	195.879

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	15.240

Page 24 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:36 PM

Travel  MR	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	22.830

MR Total	0.0	0.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	38.070

Other  R	0.0	0.0	3.0	11.0	0.0	0.0	0.0	0.0	0.0	0.0	21.360

Travel  R	0.0	0.0	4.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	36.600

R Total	0.0	0.0	7.0	31.0	0.0	0.0	0.0	0.0	0.0	0.0	57.960

Total	0.0	0.0	32.0	31.0	0.0	0.0	0.0	0.0	0.0	0.0	96.030

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	151	141	0	0	0	0	0	0	292

Page 25 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:36 PM

WBS 	3.4.1.1.2.3.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 26 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:36 PM

WBS 	3.4.1.1.2.3.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

181	0	0	181	0	130	0	50	1.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	90	0	0	0	0	0	0	0	90

0	0	5.129	0	0	0	0	0	0	0	5.129

Technician  MR	0	0	440	0	0	0	0	0	0	0	440

0	0	25.077	0	0	0	0	0	0	0	25.077

MR Total	0	0	530	0	0	0	0	0	0	0	530

0	0	30.206	0	0	0	0	0	0	0	30.206

Computer Professional  R	0	0	80	170	0	0	0	0	0	0	250

0	0	4.559	9.689	0	0	0	0	0	0	14.248

Electrical Engineer  R	0	0	200	170	0	0	0	0	0	0	370

0	0	15.744	13.382	0	0	0	0	0	0	29.126

Gen Lab  R	0	0	440	0	0	0	0	0	0	0	440

0	0	19.119	0	0	0	0	0	0	0	19.119

Technician  R	0	0	0	660	0	0	0	0	0	0	660

0	0	0	37.615	0	0	0	0	0	0	37.615

R Total	0	0	720	1000	0	0	0	0	0	0	1720

0	0	39.422	60.686	0	0	0	0	0	0	100.108

Total	0	0	1250	1000	0	0	0	0	0	0	2250

0	0	69.628	60.686	0	0	0	0	0	0	130.314

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.590

Travel  MR	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	12.240

MR Total	0.0	0.0	11.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	16.830

Other  R	0.0	0.0	3.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	12.240

Travel  R	0.0	0.0	4.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	21.420

R Total	0.0	0.0	7.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	33.660

Total	0.0	0.0	18.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0	50.490

Page 27 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:37 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	97	84	0	0	0	0	0	0	181

Page 28 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:37 PM

WBS 	3.4.1.1.2.3.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

81	0	0	81	0	53	0	28	0.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	300	0	0	0	0	0	0	0	300

0	0	13.44	0	0	0	0	0	0	0	13.440

MR Total	0	0	300	0	0	0	0	0	0	0	300

0	0	13.44	0	0	0	0	0	0	0	13.440

Gen Lab  R	0	0	300	0	0	0	0	0	0	0	300

0	0	13.036	0	0	0	0	0	0	0	13.036

Technician  R	0	0	0	600	0	0	0	0	0	0	600

0	0	0	26.879	0	0	0	0	0	0	26.879

R Total	0	0	300	600	0	0	0	0	0	0	900

0	0	13.036	26.879	0	0	0	0	0	0	39.915

Total	0	0	600	600	0	0	0	0	0	0	1200

0	0	26.476	26.879	0	0	0	0	0	0	53.355

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.650

Travel  MR	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.590

MR Total	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	12.240

Other  R	0.0	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	6.120

Travel  R	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	9.180

R Total	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	15.300

Total	0.0	0.0	8.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	27.540

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 29 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:38 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	39	42	0	0	0	0	0	0	81

Page 30 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:38 PM

WBS 	3.4.1.1.2.3.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 31 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:38 PM

WBS 	3.4.1.1.2.3.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

30	0	0	30	0	12	0	18	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	200	0	0	0	0	0	0	0	200

0	0	6.105	0	0	0	0	0	0	0	6.105

MR Total	0	0	200	0	0	0	0	0	0	0	200

0	0	6.105	0	0	0	0	0	0	0	6.105

Technician  R	0	0	0	200	0	0	0	0	0	0	200

0	0	0	6.105	0	0	0	0	0	0	6.105

R Total	0	0	0	200	0	0	0	0	0	0	200

0	0	0	6.105	0	0	0	0	0	0	6.105

Total	0	0	200	200	0	0	0	0	0	0	400

0	0	6.105	6.105	0	0	0	0	0	0	12.210

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	3.000

Travel  MR	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.000

MR Total	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	9.000

Other  R	0.0	0.0	0.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	3.000

Travel  R	0.0	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	6.000

R Total	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	9.000

Total	0.0	0.0	6.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	18.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	15	15	0	0	0	0	0	0	30

Page 32 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:39 PM

WBS 	3.4.1.1.2.4	Description:	Integration

Institution :	Contact

Commissioning of the Tilecal readout system with other ATLAS systems, primarily Trigger and Data Acquisition.  As the

TDAQ

systems mature and are installed, Tile personnel will work with them to ensure proper operation of the readout.  Similar

interaction will be needed with the DCS systems.  U.S. groups will do approximately half of this task, corresponding to the

portion

of the readout electronics.  The bulk of this work will be done after at least some sections of the Tile Calorimeter are

installed and as updates of the TDAQ system become available, so it will start seriously in the latter part of 2004 and

proceed at full strength in 2005 and 2006.  In the latter years, the total Tile cal effort is estimated at 1 FTE Technician,

complemented by smaller amounts of work from electrical engineer and computer programmer.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

233	0	0	233	0	178	0	55	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	220	0	0	0	0	0	0	0	220

0	0	12.538	0	0	0	0	0	0	0	12.538

Electrical Engineer  MR	0	0	290	0	0	0	0	0	0	0	290

0	0	22.828	0	0	0	0	0	0	0	22.828

Gen Lab  MR	0	0	200	0	0	0	0	0	0	0	200

0	0	8.69	0	0	0	0	0	0	0	8.690

Technician  MR	0	0	320	0	0	0	0	0	0	0	320

0	0	18.238	0	0	0	0	0	0	0	18.238

MR Total	0	0	1030	0	0	0	0	0	0	0	1030

0	0	62.294	0	0	0	0	0	0	0	62.294

Computer Professional  R	0	0	30	300	0	0	0	0	0	0	330

0	0	1.71	17.098	0	0	0	0	0	0	18.808

Electrical Engineer  R	0	0	150	220	0	0	0	0	0	0	370

0	0	11.808	17.318	0	0	0	0	0	0	29.126

Gen Lab  R	0	0	240	0	0	0	0	0	0	0	240

0	0	10.428	0	0	0	0	0	0	0	10.428

Technician  R	0	0	120	880	0	0	0	0	0	0	1000

0	0	6.839	50.153	0	0	0	0	0	0	56.992

R Total	0	0	540	1400	0	0	0	0	0	0	1940

0	0	30.785	84.569	0	0	0	0	0	0	115.354

Total	0	0	1570	1400	0	0	0	0	0	0	2970

0	0	93.079	84.569	0	0	0	0	0	0	177.648

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Page 33 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:39 PM

Other  MR	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	9.180

Travel  MR	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	12.240

MR Total	0.0	0.0	14.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	21.420

Other  R	0.0	0.0	2.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	9.180

Travel  R	0.0	0.0	4.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	24.480

R Total	0.0	0.0	6.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	33.660

Total	0.0	0.0	20.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	55.080

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	124	109	0	0	0	0	0	0	233

Page 34 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:39 PM

WBS 	3.4.1.1.2.4.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 35 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:40 PM

WBS 	3.4.1.1.2.4.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

233	0	0	233	0	178	0	55	1.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	220	0	0	0	0	0	0	0	220

0	0	12.538	0	0	0	0	0	0	0	12.538

Electrical Engineer  MR	0	0	290	0	0	0	0	0	0	0	290

0	0	22.828	0	0	0	0	0	0	0	22.828

Gen Lab  MR	0	0	200	0	0	0	0	0	0	0	200

0	0	8.69	0	0	0	0	0	0	0	8.690

Technician  MR	0	0	320	0	0	0	0	0	0	0	320

0	0	18.238	0	0	0	0	0	0	0	18.238

MR Total	0	0	1030	0	0	0	0	0	0	0	1030

0	0	62.294	0	0	0	0	0	0	0	62.294

Computer Professional  R	0	0	30	300	0	0	0	0	0	0	330

0	0	1.71	17.098	0	0	0	0	0	0	18.808

Electrical Engineer  R	0	0	150	220	0	0	0	0	0	0	370

0	0	11.808	17.318	0	0	0	0	0	0	29.126

Gen Lab  R	0	0	240	0	0	0	0	0	0	0	240

0	0	10.428	0	0	0	0	0	0	0	10.428

Technician  R	0	0	120	880	0	0	0	0	0	0	1000

0	0	6.839	50.153	0	0	0	0	0	0	56.992

R Total	0	0	540	1400	0	0	0	0	0	0	1940

0	0	30.785	84.569	0	0	0	0	0	0	115.354

Total	0	0	1570	1400	0	0	0	0	0	0	2970

0	0	93.079	84.569	0	0	0	0	0	0	177.648

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	9.180

Travel  MR	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	12.240

MR Total	0.0	0.0	14.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	21.420

Other  R	0.0	0.0	2.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	9.180

Travel  R	0.0	0.0	4.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	24.480

R Total	0.0	0.0	6.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	33.660

Page 36 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:41 PM

Total	0.0	0.0	20.0	16.0	0.0	0.0	0.0	0.0	0.0	0.0	55.080

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	124	109	0	0	0	0	0	0	233

Page 37 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:41 PM

WBS 	3.4.1.1.2.4.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 38 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:41 PM

WBS 	3.4.1.1.2.4.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 39 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:42 PM

WBS 	3.4.1.1.2.4.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 40 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:42 PM

WBS 	3.4.1.1.2.5	Description:	Pre-operational testing and checkout

Institution :	Contact

Once a set of modules are installed, they will be operated with prototype and then final readout systems.  Their operation

will be

tested both with the Tile calibration systems and with cosmic rays.  This task covers the cosmic ray testing.  Use of the

calibration systems is covered in 3.4.2.  The tile group will have two technicians operating the data taking.  Examination of

the

data will be done by physics personnel, with assistance from a computer programmer to provide the interfaces and

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

340	0	0	340	0	247	0	93	2.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  MR	0	0	440	0	0	0	0	0	0	0	440

0	0	19.119	0	0	0	0	0	0	0	19.119

MR Total	0	0	440	0	0	0	0	0	0	0	440

0	0	19.119	0	0	0	0	0	0	0	19.119

Computer Professional  R	0	0	500	880	220	0	0	0	0	0	1600

0	0	49.728	87.521	21.88	0	0	0	0	0	159.129

Gen Lab  R	0	0	440	0	0	0	0	0	0	0	440

0	0	18.744	0	0	0	0	0	0	0	18.744

Technician  R	0	0	0	880	440	0	0	0	0	0	1320

0	0	0	33.142	16.572	0	0	0	0	0	49.714

R Total	0	0	940	1760	660	0	0	0	0	0	3360

0	0	68.472	120.663	38.452	0	0	0	0	0	227.587

Total	0	0	1380	1760	660	0	0	0	0	0	3800

0	0	87.591	120.663	38.452	0	0	0	0	0	246.706

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.120

MR Total	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.120

Other  R	0.0	0.0	7.0	11.0	9.0	0.0	0.0	0.0	0.0	0.0	37.896

Travel  R	0.0	0.0	8.0	18.0	10.0	0.0	0.0	0.0	0.0	0.0	48.934

R Total	0.0	0.0	15.0	29.0	19.0	0.0	0.0	0.0	0.0	0.0	86.830

Total	0.0	0.0	19.0	29.0	19.0	0.0	0.0	0.0	0.0	0.0	92.950

Page 41 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:43 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	113	161	66	0	0	0	0	0	340

Page 42 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:43 PM

WBS 	3.4.1.1.2.5.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

199	0	0	199	0	159	0	40	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	500	880	220	0	0	0	0	0	1600

0	0	49.728	87.521	21.88	0	0	0	0	0	159.129

R Total	0	0	500	880	220	0	0	0	0	0	1600

0	0	49.728	87.521	21.88	0	0	0	0	0	159.129

Total	0	0	500	880	220	0	0	0	0	0	1600

0	0	49.728	87.521	21.88	0	0	0	0	0	159.129

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	2.0	1.0	0.0	0.0	0.0	0.0	0.0	8.976

Travel  R	0.0	0.0	8.0	12.0	4.0	0.0	0.0	0.0	0.0	0.0	30.934

R Total	0.0	0.0	13.0	14.0	5.0	0.0	0.0	0.0	0.0	0.0	39.910

Total	0.0	0.0	13.0	14.0	5.0	0.0	0.0	0.0	0.0	0.0	39.910

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	66	105	28	0	0	0	0	0	199

Page 43 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:43 PM

WBS 	3.4.1.1.2.5.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 44 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:44 PM

WBS 	3.4.1.1.2.5.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

76	0	0	76	0	49	0	28	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  MR	0	0	440	0	0	0	0	0	0	0	440

0	0	19.119	0	0	0	0	0	0	0	19.119

MR Total	0	0	440	0	0	0	0	0	0	0	440

0	0	19.119	0	0	0	0	0	0	0	19.119

Technician  R	0	0	0	440	220	0	0	0	0	0	660

0	0	0	19.711	9.856	0	0	0	0	0	29.567

R Total	0	0	0	440	220	0	0	0	0	0	660

0	0	0	19.711	9.856	0	0	0	0	0	29.567

Total	0	0	440	440	220	0	0	0	0	0	1100

0	0	19.119	19.711	9.856	0	0	0	0	0	48.686

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.120

MR Total	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.120

Other  R	0.0	0.0	0.0	7.0	7.0	0.0	0.0	0.0	0.0	0.0	21.420

R Total	0.0	0.0	0.0	7.0	7.0	0.0	0.0	0.0	0.0	0.0	21.420

Total	0.0	0.0	4.0	7.0	7.0	0.0	0.0	0.0	0.0	0.0	27.540

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	25	30	21	0	0	0	0	0	76

Page 45 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:44 PM

WBS 	3.4.1.1.2.5.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 46 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:45 PM

WBS 	3.4.1.1.2.5.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

64	0	0	64	0	39	0	26	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	440	0	0	0	0	0	0	0	440

0	0	18.744	0	0	0	0	0	0	0	18.744

Technician  R	0	0	0	440	220	0	0	0	0	0	660

0	0	0	13.431	6.716	0	0	0	0	0	20.147

R Total	0	0	440	440	220	0	0	0	0	0	1100

0	0	18.744	13.431	6.716	0	0	0	0	0	38.891

Total	0	0	440	440	220	0	0	0	0	0	1100

0	0	18.744	13.431	6.716	0	0	0	0	0	38.891

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	2.0	2.0	1.0	0.0	0.0	0.0	0.0	0.0	7.500

Travel  R	0.0	0.0	0.0	6.0	6.0	0.0	0.0	0.0	0.0	0.0	18.000

R Total	0.0	0.0	2.0	8.0	7.0	0.0	0.0	0.0	0.0	0.0	25.500

Total	0.0	0.0	2.0	8.0	7.0	0.0	0.0	0.0	0.0	0.0	25.500

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	22	25	17	0	0	0	0	0	64

Page 47 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:45 PM

WBS 	3.4.1.1.3	Description:	Software Support

Institution :	Contact

Development and integration of software systems for control, testing, and monitoring of the Tilecal system.  This task is not

well estimated, but we use a number of 2 FTEs, of which the U.S. will contribute 25%.

Estimated at 2 FTE over two fiscal years, split evenly between ANL and U. Chicago. Final estimateDetails of Estimate:

may be apportioned differently.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

302	0	0	302	0	249	0	53	1.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	360	0	0	0	0	0	0	0	360

0	0	35.804	0	0	0	0	0	0	0	35.804

MR Total	0	0	360	0	0	0	0	0	0	0	360

0	0	35.804	0	0	0	0	0	0	0	35.804

Computer Professional  R	0	0	380	880	880	0	0	0	0	0	2140

0	0	37.793	87.521	87.521	0	0	0	0	0	212.835

R Total	0	0	380	880	880	0	0	0	0	0	2140

0	0	37.793	87.521	87.521	0	0	0	0	0	212.835

Total	0	0	740	880	880	0	0	0	0	0	2500

0	0	73.597	87.521	87.521	0	0	0	0	0	248.639

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.733

MR Total	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.733

Other  R	0.0	0.0	2.0	2.0	2.0	0.0	0.0	0.0	0.0	0.0	6.732

Travel  R	0.0	0.0	6.0	12.0	12.0	0.0	0.0	0.0	0.0	0.0	38.667

R Total	0.0	0.0	8.0	14.0	14.0	0.0	0.0	0.0	0.0	0.0	45.399

Total	0.0	0.0	14.0	14.0	14.0	0.0	0.0	0.0	0.0	0.0	53.132

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	91	105	105	0	0	0	0	0	302

Page 48 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:46 PM

WBS 	3.4.1.1.3.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

302	0	0	302	0	249	0	53	1.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	360	0	0	0	0	0	0	0	360

0	0	35.804	0	0	0	0	0	0	0	35.804

MR Total	0	0	360	0	0	0	0	0	0	0	360

0	0	35.804	0	0	0	0	0	0	0	35.804

Computer Professional  R	0	0	380	880	880	0	0	0	0	0	2140

0	0	37.793	87.521	87.521	0	0	0	0	0	212.835

R Total	0	0	380	880	880	0	0	0	0	0	2140

0	0	37.793	87.521	87.521	0	0	0	0	0	212.835

Total	0	0	740	880	880	0	0	0	0	0	2500

0	0	73.597	87.521	87.521	0	0	0	0	0	248.639

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.733

MR Total	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.733

Other  R	0.0	0.0	2.0	2.0	2.0	0.0	0.0	0.0	0.0	0.0	6.732

Travel  R	0.0	0.0	6.0	12.0	12.0	0.0	0.0	0.0	0.0	0.0	38.667

R Total	0.0	0.0	8.0	14.0	14.0	0.0	0.0	0.0	0.0	0.0	45.399

Total	0.0	0.0	14.0	14.0	14.0	0.0	0.0	0.0	0.0	0.0	53.132

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	91	105	105	0	0	0	0	0	302

Page 49 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:46 PM

WBS 	3.4.1.1.3.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 50 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:47 PM

WBS 	3.4.1.1.3.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 51 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:47 PM

WBS 	3.4.1.1.3.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 52 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:48 PM

WBS 	3.4.1.1.3.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 53 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:48 PM

WBS 	3.4.1.1.4	Description:	Physicist Support

Institution :	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1630	0	0	1630	452	1067	112	0	13.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	2640	880	0	0	0	0	0	0	3520

0	0	199.938	69.272	0	0	0	0	0	0	269.210

Post Doc  B/I	0	0	6160	0	880	0	0	0	0	0	7040

0	0	258.395	0	38.944	0	0	0	0	0	297.339

Sr Research Scientist  B/I	0	0	3872	2112	2112	1408	700	700	700	700	12304

0	0	296.257	162.736	162.736	109.328	55.103	55.103	55.103	55.103	951.469

B/I Total	0	0	12672	2992	2992	1408	700	700	700	700	22864

0	0	754.59	232.008	201.68	109.328	55.103	55.103	55.103	55.103	1518.018

Total	0	0	12672	2992	2992	1408	700	700	700	700	22864

0	0	754.59	232.008	201.68	109.328	55.103	55.103	55.103	55.103	1518.018

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	16.326

Travel  B/I	0.0	0.0	67.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	95.801

B/I Total	0.0	0.0	79.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	112.127

Total	0.0	0.0	79.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	112.127

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	867	232	202	109	55	55	55	55	1630

Page 54 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:48 PM

WBS 	3.4.1.1.4.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

596	0	0	596	106	465	25	0	4.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	1760	0	880	0	0	0	0	0	2640

0	0	77.888	0	38.944	0	0	0	0	0	116.832

Sr Research Scientist  B/I	0	0	2992	1232	1232	528	0	0	0	0	5984

0	0	226.985	93.464	93.464	40.056	0	0	0	0	453.969

B/I Total	0	0	4752	1232	2112	528	0	0	0	0	8624

0	0	304.873	93.464	132.408	40.056	0	0	0	0	570.801

Total	0	0	4752	1232	2112	528	0	0	0	0	8624

0	0	304.873	93.464	132.408	40.056	0	0	0	0	570.801

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	3.366

Travel  B/I	0.0	0.0	17.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	21.911

B/I Total	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	25.277

Total	0.0	0.0	20.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	25.277

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	330	93	132	40	0	0	0	0	596

Page 55 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:49 PM

WBS 	3.4.1.1.4.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

784	0	0	784	139	601	44	0	5.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1320	880	0	0	0	0	0	0	2200

0	0	103.908	69.272	0	0	0	0	0	0	173.180

Post Doc  B/I	0	0	1760	0	0	0	0	0	0	0	1760

0	0	69.34	0	0	0	0	0	0	0	69.340

Sr Research Scientist  B/I	0	0	880	880	880	880	700	700	700	700	6320

0	0	69.272	69.272	69.272	69.272	55.103	55.103	55.103	55.103	497.500

B/I Total	0	0	3960	1760	880	880	700	700	700	700	10280

0	0	242.52	138.544	69.272	69.272	55.103	55.103	55.103	55.103	740.020

Total	0	0	3960	1760	880	880	700	700	700	700	10280

0	0	242.52	138.544	69.272	69.272	55.103	55.103	55.103	55.103	740.020

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.590

Travel  B/I	0.0	0.0	25.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	39.015

B/I Total	0.0	0.0	28.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	43.605

Total	0.0	0.0	28.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	43.605

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	286	139	69	69	55	55	55	55	784

Page 56 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:50 PM

WBS 	3.4.1.1.4.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

97	0	0	97	73	0	24	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	0	0	0	0	0	0	0	440

0	0	31.593	0	0	0	0	0	0	0	31.593

Post Doc  B/I	0	0	880	0	0	0	0	0	0	0	880

0	0	41.86	0	0	0	0	0	0	0	41.860

B/I Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	73.453	0	0	0	0	0	0	0	73.453

Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	73.453	0	0	0	0	0	0	0	73.453

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	4.590

Travel  B/I	0.0	0.0	12.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	19.125

B/I Total	0.0	0.0	15.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	23.715

Total	0.0	0.0	15.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	23.715

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	97	0	0	0	0	0	0	0	97

Page 57 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:50 PM

WBS 	3.4.1.1.4.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

104	0	0	104	84	0	20	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	0	0	0	0	0	0	0	440

0	0	41.713	0	0	0	0	0	0	0	41.713

Post Doc  B/I	0	0	880	0	0	0	0	0	0	0	880

0	0	42.445	0	0	0	0	0	0	0	42.445

B/I Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	84.158	0	0	0	0	0	0	0	84.158

Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	84.158	0	0	0	0	0	0	0	84.158

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	3.780

Travel  B/I	0.0	0.0	12.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	15.750

B/I Total	0.0	0.0	15.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	19.530

Total	0.0	0.0	15.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	19.530

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	104	0	0	0	0	0	0	0	104

Page 58 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:51 PM

WBS 	3.4.1.1.4.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

50	0	0	50	50	0	0	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	0	0	0	0	0	0	0	440

0	0	22.724	0	0	0	0	0	0	0	22.724

Post Doc  B/I	0	0	880	0	0	0	0	0	0	0	880

0	0	26.862	0	0	0	0	0	0	0	26.862

B/I Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	49.586	0	0	0	0	0	0	0	49.586

Total	0	0	1320	0	0	0	0	0	0	0	1320

0	0	49.586	0	0	0	0	0	0	0	49.586

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	50	0	0	0	0	0	0	0	50

Page 59 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:51 PM

WBS 	3.4.1.2	Description:	Operations (Beam-on)

Institution :	Contact

Includes all engineering, technical support, and materials purchased to  maintain all systems to their design specifications.

Includes resources to perform regular schedule maintenance.  Includes all  material purchases to maintain an adequate

inventory of spare parts for replacement based upon their estimated or normal life cycle standards (electronic boards,

cards, etc.)

Operations estimated to be 9.5 months per yearDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

10074	0	0	10074	7783	0	2099	193	75.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	4400	4400	4400	4400	4400	4400	4400	30800

0	0	0	330.606	330.606	330.606	330.606	330.606	330.606	330.606	2314.242

Post Doc  B/I	0	0	0	10560	8800	8800	8800	8800	8800	8800	63360

0	0	0	447.447	369.56	369.56	369.56	369.56	369.56	369.56	2664.807

Sr Research Scientist  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	133.521	133.521	133.521	133.521	133.521	133.521	133.521	934.647

B/I Total	0	0	0	16720	14960	14960	14960	14960	14960	14960	106480

0	0	0	911.574	833.687	833.687	833.687	833.687	833.687	833.687	5913.696

Computer Professional  R	0	0	0	0	1760	1760	1760	1760	1760	1760	10560

0	0	0	0	137.674	137.674	137.674	137.674	137.674	137.674	826.044

Electrical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	34.636	13.854	13.854	13.854	13.854	13.854	103.906

Mechanical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	43.761	17.504	17.504	17.504	17.504	17.504	131.281

Technician  R	0	0	0	0	2640	2200	2200	2200	2200	2200	13640

0	0	0	0	159.245	129.776	129.776	129.776	129.776	129.776	808.125

R Total	0	0	0	0	5280	4312	4312	4312	4312	4312	26840

0	0	0	0	375.316	298.808	298.808	298.808	298.808	298.808	1869.356

Total	0	0	0	16720	20240	19272	19272	19272	19272	19272	133320

0	0	0	911.574	1209.003	1132.495	1132.495	1132.495	1132.495	1132.495	7783.052

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	25.5	19.5	19.5	19.5	19.5	19.5	19.5	198.783

Travel  B/I	0.0	0.0	0.0	170.0	144.5	144.5	144.5	144.5	144.5	144.5	1471.580

B/I Total	0.0	0.0	0.0	195.5	164.0	164.0	164.0	164.0	164.0	164.0	1670.363

Other  R	0.0	0.0	0.0	0.0	32.0	32.0	32.0	32.0	32.0	32.0	254.592

Travel  R	0.0	0.0	0.0	0.0	50.0	42.0	42.0	42.0	42.0	42.0	366.457

Page 60 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:52 PM

R Total	0.0	0.0	0.0	0.0	82.0	74.0	74.0	74.0	74.0	74.0	621.049

Total	0.0	0.0	0.0	195.5	246.0	238.0	238.0	238.0	238.0	238.0	2291.412

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	1187	1554	1467	1467	1467	1467	1467	10074

Page 61 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:52 PM

WBS 	3.4.1.2.1	Description:	Mechanical Support

Institution :	Contact

While the beam is on and data taking is proceeding, mechanical effort will be needed to maintain and prepare the systems

that will be used during annual shutdown periods.  These systems include the Cs source system with its hydraulic driver,

spare electronics drawers, and electronics cooling systems.  Also included are specialized tooling for manipulation of the

drawers, for access to low voltage power supplies, and to cooling systems.  The Tilecal system expects to devote 2 FTE

on average to these tasks, of which U.S. groups will supply 25%.

.25 ME FTE for 06, then .1 ME FTE thereafter. Also, .5 MT FTE, with .25 MT FTE thereafter. $10kDetails of Estimate:

low value for miscellaneous consumables.

Estimate currently assigned to ANL, but actual distribution to be determined later.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

456	0	0	456	338	0	119	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	43.761	17.504	17.504	17.504	17.504	17.504	131.281

Technician  R	0	0	0	0	880	440	440	440	440	440	3080

0	0	0	0	58.938	29.469	29.469	29.469	29.469	29.469	206.283

R Total	0	0	0	0	1320	616	616	616	616	616	4400

0	0	0	0	102.699	46.973	46.973	46.973	46.973	46.973	337.564

Total	0	0	0	0	1320	616	616	616	616	616	4400

0	0	0	0	102.699	46.973	46.973	46.973	46.973	46.973	337.564

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	67.320

Travel  R	0.0	0.0	0.0	0.0	10.0	6.0	6.0	6.0	6.0	6.0	51.556

R Total	0.0	0.0	0.0	0.0	20.0	16.0	16.0	16.0	16.0	16.0	118.876

Total	0.0	0.0	0.0	0.0	20.0	16.0	16.0	16.0	16.0	16.0	118.876

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	127	66	66	66	66	66	456

Page 62 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:53 PM

WBS 	3.4.1.2.1.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

456	0	0	456	338	0	119	0	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	43.761	17.504	17.504	17.504	17.504	17.504	131.281

Technician  R	0	0	0	0	880	440	440	440	440	440	3080

0	0	0	0	58.938	29.469	29.469	29.469	29.469	29.469	206.283

R Total	0	0	0	0	1320	616	616	616	616	616	4400

0	0	0	0	102.699	46.973	46.973	46.973	46.973	46.973	337.564

Total	0	0	0	0	1320	616	616	616	616	616	4400

0	0	0	0	102.699	46.973	46.973	46.973	46.973	46.973	337.564

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	67.320

Travel  R	0.0	0.0	0.0	0.0	10.0	6.0	6.0	6.0	6.0	6.0	51.556

R Total	0.0	0.0	0.0	0.0	20.0	16.0	16.0	16.0	16.0	16.0	118.876

Total	0.0	0.0	0.0	0.0	20.0	16.0	16.0	16.0	16.0	16.0	118.876

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	127	66	66	66	66	66	456

Page 63 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:53 PM

WBS 	3.4.1.2.1.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 64 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:54 PM

WBS 	3.4.1.2.1.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 65 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:54 PM

WBS 	3.4.1.2.1.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 66 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:54 PM

WBS 	3.4.1.2.1.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 67 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:55 PM

WBS 	3.4.1.2.2	Description:	Electrical Support

Institution :	Contact

During the data taking period each year, a team of electrical technicians, with oversight by an electrical engineer, will a)

conduct routine tests of installed PMTs and readout electronics, collecting a database of parts needing attention during the

annual shutdown; and b) repair parts exchanged during the last shutdown.  A total Tile technician team of 2.5 FTE will be

devoted to these tasks, with the U.S. providing 40% of the effort, corresponding to the 33% of the PMTs and 50% of the

readout electronics provided by the U.S.

.25 EE FTE for 06, then .1 EE FTE thereafter. Also, 1.0 ET FTE for operations. $10k low value for Details of Estimate:

miscellaneous consumables.

Estimate currently assigned to U. Chicago, but actual distribution to be determined later.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

859	0	0	859	706	0	153	0	6.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	34.636	13.854	13.854	13.854	13.854	13.854	103.906

Technician  R	0	0	0	0	1760	1760	1760	1760	1760	1760	10560

0	0	0	0	100.307	100.307	100.307	100.307	100.307	100.307	601.842

R Total	0	0	0	0	2200	1936	1936	1936	1936	1936	11880

0	0	0	0	134.943	114.161	114.161	114.161	114.161	114.161	705.748

Total	0	0	0	0	2200	1936	1936	1936	1936	1936	11880

0	0	0	0	134.943	114.161	114.161	114.161	114.161	114.161	705.748

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	91.800

Travel  R	0.0	0.0	0.0	0.0	10.0	6.0	6.0	6.0	6.0	6.0	61.200

R Total	0.0	0.0	0.0	0.0	20.0	16.0	16.0	16.0	16.0	16.0	153.000

Total	0.0	0.0	0.0	0.0	20.0	16.0	16.0	16.0	16.0	16.0	153.000

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	166	139	139	139	139	139	859

Page 68 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:55 PM

WBS 	3.4.1.2.2.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 69 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:56 PM

WBS 	3.4.1.2.2.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

859	0	0	859	706	0	153	0	6.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	34.636	13.854	13.854	13.854	13.854	13.854	103.906

Technician  R	0	0	0	0	1760	1760	1760	1760	1760	1760	10560

0	0	0	0	100.307	100.307	100.307	100.307	100.307	100.307	601.842

R Total	0	0	0	0	2200	1936	1936	1936	1936	1936	11880

0	0	0	0	134.943	114.161	114.161	114.161	114.161	114.161	705.748

Total	0	0	0	0	2200	1936	1936	1936	1936	1936	11880

0	0	0	0	134.943	114.161	114.161	114.161	114.161	114.161	705.748

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	91.800

Travel  R	0.0	0.0	0.0	0.0	10.0	6.0	6.0	6.0	6.0	6.0	61.200

R Total	0.0	0.0	0.0	0.0	20.0	16.0	16.0	16.0	16.0	16.0	153.000

Total	0.0	0.0	0.0	0.0	20.0	16.0	16.0	16.0	16.0	16.0	153.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	166	139	139	139	139	139	859

Page 70 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:56 PM

WBS 	3.4.1.2.2.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 71 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:56 PM

WBS 	3.4.1.2.2.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 72 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:57 PM

WBS 	3.4.1.2.2.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 73 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:57 PM

WBS 	3.4.1.2.3	Description:	Software Support

Institution :	Contact

2 FTE of professional software support will be provided for the Tilecal system, with 50% coming from the U.S.  These

programmers will provide and maintain the programs that interface the Tile Calorimeter to the TDAQ system and those that

do monitoring and provide displays for hardware and data quality evaluation.

1 FTE per year, with Half FTE for 06. Currently assigned 50/50 ANL/U. Chicago for estimating Details of Estimate:

purposes, with actual distribution among collaborating institutions later

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1175	0	0	1175	826	0	156	193	6.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	0	1760	1760	1760	1760	1760	1760	10560

0	0	0	0	137.674	137.674	137.674	137.674	137.674	137.674	826.044

R Total	0	0	0	0	1760	1760	1760	1760	1760	1760	10560

0	0	0	0	137.674	137.674	137.674	137.674	137.674	137.674	826.044

Total	0	0	0	0	1760	1760	1760	1760	1760	1760	10560

0	0	0	0	137.674	137.674	137.674	137.674	137.674	137.674	826.044

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	12.0	12.0	12.0	12.0	12.0	12.0	95.472

Travel  R	0.0	0.0	0.0	0.0	30.0	30.0	30.0	30.0	30.0	30.0	253.701

R Total	0.0	0.0	0.0	0.0	42.0	42.0	42.0	42.0	42.0	42.0	349.173

Total	0.0	0.0	0.0	0.0	42.0	42.0	42.0	42.0	42.0	42.0	349.173

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	196	196	196	196	196	196	1175

Page 74 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:58 PM

WBS 	3.4.1.2.3.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

682	0	0	682	525	0	156	0	3.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	0	880	880	880	880	880	880	5280

0	0	0	0	87.521	87.521	87.521	87.521	87.521	87.521	525.126

R Total	0	0	0	0	880	880	880	880	880	880	5280

0	0	0	0	87.521	87.521	87.521	87.521	87.521	87.521	525.126

Total	0	0	0	0	880	880	880	880	880	880	5280

0	0	0	0	87.521	87.521	87.521	87.521	87.521	87.521	525.126

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	40.392

Travel  R	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0	116.001

R Total	0.0	0.0	0.0	0.0	21.0	21.0	21.0	21.0	21.0	21.0	156.393

Total	0.0	0.0	0.0	0.0	21.0	21.0	21.0	21.0	21.0	21.0	156.393

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	114	114	114	114	114	114	682

Page 75 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:58 PM

WBS 	3.4.1.2.3.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

494	0	0	494	301	0	0	193	3.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	0	880	880	880	880	880	880	5280

0	0	0	0	50.153	50.153	50.153	50.153	50.153	50.153	300.918

R Total	0	0	0	0	880	880	880	880	880	880	5280

0	0	0	0	50.153	50.153	50.153	50.153	50.153	50.153	300.918

Total	0	0	0	0	880	880	880	880	880	880	5280

0	0	0	0	50.153	50.153	50.153	50.153	50.153	50.153	300.918

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	55.080

Travel  R	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0	137.700

R Total	0.0	0.0	0.0	0.0	21.0	21.0	21.0	21.0	21.0	21.0	192.780

Total	0.0	0.0	0.0	0.0	21.0	21.0	21.0	21.0	21.0	21.0	192.780

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	82	82	82	82	82	82	494

Page 76 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:59 PM

WBS 	3.4.1.2.3.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 77 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:32:59 PM

WBS 	3.4.1.2.3.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 78 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:00 PM

WBS 	3.4.1.2.3.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 79 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:00 PM

WBS 	3.4.1.2.4	Description:	Physicist Support

Institution :	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

7584	0	0	7584	5914	0	1670	0	60.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	4400	4400	4400	4400	4400	4400	4400	30800

0	0	0	330.606	330.606	330.606	330.606	330.606	330.606	330.606	2314.242

Post Doc  B/I	0	0	0	10560	8800	8800	8800	8800	8800	8800	63360

0	0	0	447.447	369.56	369.56	369.56	369.56	369.56	369.56	2664.807

Sr Research Scientist  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	133.521	133.521	133.521	133.521	133.521	133.521	133.521	934.647

B/I Total	0	0	0	16720	14960	14960	14960	14960	14960	14960	106480

0	0	0	911.574	833.687	833.687	833.687	833.687	833.687	833.687	5913.696

Total	0	0	0	16720	14960	14960	14960	14960	14960	14960	106480

0	0	0	911.574	833.687	833.687	833.687	833.687	833.687	833.687	5913.696

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	25.5	19.5	19.5	19.5	19.5	19.5	19.5	198.783

Travel  B/I	0.0	0.0	0.0	170.0	144.5	144.5	144.5	144.5	144.5	144.5	1471.580

B/I Total	0.0	0.0	0.0	195.5	164.0	164.0	164.0	164.0	164.0	164.0	1670.363

Total	0.0	0.0	0.0	195.5	164.0	164.0	164.0	164.0	164.0	164.0	1670.363

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	1187	1066	1066	1066	1066	1066	1066	7584

Page 80 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:00 PM

WBS 	3.4.1.2.4.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1913	0	0	1913	1558	0	356	0	15.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	3520	1760	1760	1760	1760	1760	1760	14080

0	0	0	155.774	77.887	77.887	77.887	77.887	77.887	77.887	623.096

Sr Research Scientist  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	133.521	133.521	133.521	133.521	133.521	133.521	133.521	934.647

B/I Total	0	0	0	5280	3520	3520	3520	3520	3520	3520	26400

0	0	0	289.295	211.408	211.408	211.408	211.408	211.408	211.408	1557.743

Total	0	0	0	5280	3520	3520	3520	3520	3520	3520	26400

0	0	0	289.295	211.408	211.408	211.408	211.408	211.408	211.408	1557.743

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	6.0	3.0	3.0	3.0	3.0	3.0	3.0	26.928

Travel  B/I	0.0	0.0	0.0	51.0	34.0	34.0	34.0	34.0	34.0	34.0	328.670

B/I Total	0.0	0.0	0.0	57.0	37.0	37.0	37.0	37.0	37.0	37.0	355.598

Total	0.0	0.0	0.0	57.0	37.0	37.0	37.0	37.0	37.0	37.0	355.598

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	362	259	259	259	259	259	259	1913

Page 81 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:01 PM

WBS 	3.4.1.2.4.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1869	0	0	1869	1455	0	414	0	14.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	138.545	138.545	138.545	138.545	138.545	138.545	138.545	969.815

Post Doc  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	69.34	69.34	69.34	69.34	69.34	69.34	69.34	485.380

B/I Total	0	0	0	3520	3520	3520	3520	3520	3520	3520	24640

0	0	0	207.885	207.885	207.885	207.885	207.885	207.885	207.885	1455.195

Total	0	0	0	3520	3520	3520	3520	3520	3520	3520	24640

0	0	0	207.885	207.885	207.885	207.885	207.885	207.885	207.885	1455.195

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	6.0	3.0	3.0	3.0	3.0	3.0	3.0	36.720

Travel  B/I	0.0	0.0	0.0	42.5	34.0	34.0	34.0	34.0	34.0	34.0	377.145

B/I Total	0.0	0.0	0.0	48.5	37.0	37.0	37.0	37.0	37.0	37.0	413.865

Total	0.0	0.0	0.0	48.5	37.0	37.0	37.0	37.0	37.0	37.0	413.865

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	282	264	264	264	264	264	264	1869

Page 82 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:02 PM

WBS 	3.4.1.2.4.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1350	0	0	1350	1028	0	321	0	10.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	880	880	880	880	880	880	880	6160

0	0	0	63.187	63.187	63.187	63.187	63.187	63.187	63.187	442.309

Post Doc  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	83.719	83.719	83.719	83.719	83.719	83.719	83.719	586.033

B/I Total	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	146.906	146.906	146.906	146.906	146.906	146.906	146.906	1028.342

Total	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	146.906	146.906	146.906	146.906	146.906	146.906	146.906	1028.342

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	4.5	4.5	4.5	4.5	4.5	4.5	4.5	48.195

Travel  B/I	0.0	0.0	0.0	25.5	25.5	25.5	25.5	25.5	25.5	25.5	273.105

B/I Total	0.0	0.0	0.0	30.0	30.0	30.0	30.0	30.0	30.0	30.0	321.300

Total	0.0	0.0	0.0	30.0	30.0	30.0	30.0	30.0	30.0	30.0	321.300

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	193	193	193	193	193	193	193	1350

Page 83 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:02 PM

WBS 	3.4.1.2.4.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1443	0	0	1443	1178	0	265	0	10.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	880	880	880	880	880	880	880	6160

0	0	0	83.426	83.426	83.426	83.426	83.426	83.426	83.426	583.982

Post Doc  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	84.89	84.89	84.89	84.89	84.89	84.89	84.89	594.230

B/I Total	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	168.316	168.316	168.316	168.316	168.316	168.316	168.316	1178.212

Total	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	168.316	168.316	168.316	168.316	168.316	168.316	168.316	1178.212

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	4.5	4.5	4.5	4.5	4.5	4.5	4.5	39.690

Travel  B/I	0.0	0.0	0.0	25.5	25.5	25.5	25.5	25.5	25.5	25.5	224.910

B/I Total	0.0	0.0	0.0	30.0	30.0	30.0	30.0	30.0	30.0	30.0	264.600

Total	0.0	0.0	0.0	30.0	30.0	30.0	30.0	30.0	30.0	30.0	264.600

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	206	206	206	206	206	206	206	1443

Page 84 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:03 PM

WBS 	3.4.1.2.4.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1009	0	0	1009	694	0	315	0	10.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	880	880	880	880	880	880	880	6160

0	0	0	45.448	45.448	45.448	45.448	45.448	45.448	45.448	318.136

Post Doc  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	53.724	53.724	53.724	53.724	53.724	53.724	53.724	376.068

B/I Total	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	99.172	99.172	99.172	99.172	99.172	99.172	99.172	694.204

Total	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	99.172	99.172	99.172	99.172	99.172	99.172	99.172	694.204

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	4.5	4.5	4.5	4.5	4.5	4.5	4.5	47.250

Travel  B/I	0.0	0.0	0.0	25.5	25.5	25.5	25.5	25.5	25.5	25.5	267.750

B/I Total	0.0	0.0	0.0	30.0	30.0	30.0	30.0	30.0	30.0	30.0	315.000

Total	0.0	0.0	0.0	30.0	30.0	30.0	30.0	30.0	30.0	30.0	315.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	144	144	144	144	144	144	144	1009

Page 85 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:03 PM

WBS 	3.4.1.3	Description:	Maintenance (Beam-off)

Institution :	Contact

Includes all engineering, technical staff and materials to  work on the detector systems during planned shut down periods.

Includes schedule maintenance to systems that are not accessible during run periods.  Includes anticipated minor repair or

replacement activities.  Includes all tooling, fixtures or test equipment not included as part of operations scope.

Maintenance time estimated to be 2.5 months per year. Additional work estimated for FY06 due to Details of Estimate:

anticipated startup issues.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1301	0	0	1301	646	76	421	158	5.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Sr Research Scientist  B/I	0	0	0	440	440	440	440	440	440	440	3080

0	0	0	33.38	33.38	33.38	33.38	33.38	33.38	33.38	233.660

B/I Total	0	0	0	440	440	440	440	440	440	440	3080

0	0	0	33.38	33.38	33.38	33.38	33.38	33.38	33.38	233.660

Electrical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	34.636	13.854	13.854	13.854	13.854	13.854	103.906

Mechanical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	43.761	17.504	17.504	17.504	17.504	17.504	131.281

Technician  R	0	0	0	0	940	740	740	740	740	740	4640

0	0	0	0	48.359	40.827	40.827	40.827	40.827	40.827	252.494

R Total	0	0	0	0	1820	1092	1092	1092	1092	1092	7280

0	0	0	0	126.756	72.185	72.185	72.185	72.185	72.185	487.681

Total	0	0	0	440	2260	1532	1532	1532	1532	1532	10360

0	0	0	33.38	160.136	105.565	105.565	105.565	105.565	105.565	721.341

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	6.0	27.0	27.0	27.0	27.0	72.0	27.0	286.632

Travel  R	0.0	0.0	0.0	4.3	38.3	34.3	34.3	34.3	34.3	34.3	292.766

R Total	0.0	0.0	0.0	10.3	65.3	61.3	61.3	61.3	106.3	61.3	579.398

Total	0.0	0.0	0.0	10.3	65.3	61.3	61.3	61.3	106.3	61.3	579.398

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	46	248	188	188	188	256	188	1301

Page 86 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:04 PM

WBS 	3.4.1.3.1	Description:	Mechanical Support

Institution :	Contact

Two phases of the annual shutdown period are identified which require mechanical support.  The first is at the beginning

and end when the endcaps, including the Tile extended barrel calorimeters, will be moved approximately 3 meters axially

aware from the barrel systems to permit access during the shutdown.  Tile mechanical personnel will be needed to assist in

the movement and to make needed connections and disconnections of the Tile calorimeters.  Second, between the

movements of the endcaps, mechanical support will be needed for the calibration and maintenance work that will be on the

Tile calorimeter during the shutdown.  The U.S. will supply the main effort for interaction with the endcap movement system

and a fraction of that required for working with other systems.  The total team estimated for these tasks is 4 FTE

technicians during the approximately quarter of each year when this work will proceed.  The U.S. will supply 30% of this

effort.  9 months of mechanical engineering will be provided in the first shutdown year and 4 months in later years, of which

the U.S. will provide 1/3.

.25 ME FTE for 06, then .1 ME FTE thereafter. Also, .5 MT FTE, with .25 MT FTE thereafter. $10kDetails of Estimate:

low value for miscellaneous consumables.

Estimate currently assigned to ANL, but actual distribution to be determined later.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

564	0	0	564	308	23	183	49	2.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	43.761	17.504	17.504	17.504	17.504	17.504	131.281

Technician  R	0	0	0	0	540	540	540	540	540	540	3240

0	0	0	0	33.294	33.294	33.294	33.294	33.294	33.294	199.764

R Total	0	0	0	0	980	716	716	716	716	716	4560

0	0	0	0	77.055	50.798	50.798	50.798	50.798	50.798	331.045

Total	0	0	0	0	980	716	716	716	716	716	4560

0	0	0	0	77.055	50.798	50.798	50.798	50.798	50.798	331.045

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	3.0	13.0	13.0	13.0	13.0	13.0	13.0	93.780

Travel  R	0.0	0.0	0.0	0.0	18.0	18.0	18.0	18.0	18.0	18.0	138.681

R Total	0.0	0.0	0.0	3.0	31.0	31.0	31.0	31.0	31.0	31.0	232.461

Total	0.0	0.0	0.0	3.0	31.0	31.0	31.0	31.0	31.0	31.0	232.461

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	4	115	89	89	89	89	89	564

Page 87 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:04 PM

WBS 	3.4.1.3.1.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

491	0	0	491	308	0	183	0	2.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	43.761	17.504	17.504	17.504	17.504	17.504	131.281

Technician  R	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	29.469	29.469	29.469	29.469	29.469	29.469	176.814

R Total	0	0	0	0	880	616	616	616	616	616	3960

0	0	0	0	73.23	46.973	46.973	46.973	46.973	46.973	308.095

Total	0	0	0	0	880	616	616	616	616	616	3960

0	0	0	0	73.23	46.973	46.973	46.973	46.973	46.973	308.095

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0	67.320

Travel  R	0.0	0.0	0.0	0.0	15.0	15.0	15.0	15.0	15.0	15.0	116.001

R Total	0.0	0.0	0.0	0.0	25.0	25.0	25.0	25.0	25.0	25.0	183.321

Total	0.0	0.0	0.0	0.0	25.0	25.0	25.0	25.0	25.0	25.0	183.321

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	104	78	78	78	78	78	491

Page 88 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:05 PM

WBS 	3.4.1.3.1.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 89 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:05 PM

WBS 	3.4.1.3.1.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 90 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:06 PM

WBS 	3.4.1.3.1.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

72	0	0	72	0	23	0	49	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	100	100	100	100	100	100	600

0	0	0	0	3.825	3.825	3.825	3.825	3.825	3.825	22.950

R Total	0	0	0	0	100	100	100	100	100	100	600

0	0	0	0	3.825	3.825	3.825	3.825	3.825	3.825	22.950

Total	0	0	0	0	100	100	100	100	100	100	600

0	0	0	0	3.825	3.825	3.825	3.825	3.825	3.825	22.950

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	3.0	26.460

Travel  R	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	22.680

R Total	0.0	0.0	0.0	3.0	6.0	6.0	6.0	6.0	6.0	6.0	49.140

Total	0.0	0.0	0.0	3.0	6.0	6.0	6.0	6.0	6.0	6.0	49.140

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	4	11	11	11	11	11	11	72

Page 91 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:06 PM

WBS 	3.4.1.3.1.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 92 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:07 PM

WBS 	3.4.1.3.2	Description:	Electrical Support

Institution :	Contact

Shutdown periods will be the main opportunity to access electronics and to replace malfunctioning parts.  The heavy work

of accessing drawers and other electronics locations will be mechanical, so a smaller amount of technical effort is provided

for electronics during the shutdown period, although the total electronics effort year round is larger than that for mechanical

work.  The Tile system group will provide 2 FTE electronics effort (technician plus engineer) during the 3 month shutdown,

of which half will come from the U.S.

.25 EE FTE for 06, then .1 EE FTE thereafter. Also, .5 ET FTE for operations. $50k high value for Details of Estimate:

miscellaneous consumables and spares.

Estimate currently applied to U. Chicago, but may be apportioned to other institutions later.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

442	0	0	442	104	53	176	109	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	34.636	13.854	13.854	13.854	13.854	13.854	103.906

Technician  R	0	0	0	0	400	200	200	200	200	200	1400

0	0	0	0	15.065	7.533	7.533	7.533	7.533	7.533	52.730

R Total	0	0	0	0	840	376	376	376	376	376	2720

0	0	0	0	49.701	21.387	21.387	21.387	21.387	21.387	156.636

Total	0	0	0	0	840	376	376	376	376	376	2720

0	0	0	0	49.701	21.387	21.387	21.387	21.387	21.387	156.636

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	11.0	11.0	11.0	11.0	56.0	11.0	169.290

Travel  R	0.0	0.0	0.0	0.0	16.0	12.0	12.0	12.0	12.0	12.0	115.740

R Total	0.0	0.0	0.0	0.0	27.0	23.0	23.0	23.0	68.0	23.0	285.030

Total	0.0	0.0	0.0	0.0	27.0	23.0	23.0	23.0	68.0	23.0	285.030

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	91	56	56	56	125	56	442

Page 93 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:07 PM

WBS 	3.4.1.3.2.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 94 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:08 PM

WBS 	3.4.1.3.2.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

280	0	0	280	104	0	176	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	34.636	13.854	13.854	13.854	13.854	13.854	103.906

R Total	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	34.636	13.854	13.854	13.854	13.854	13.854	103.906

Total	0	0	0	0	440	176	176	176	176	176	1320

0	0	0	0	34.636	13.854	13.854	13.854	13.854	13.854	103.906

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	50.0	5.0	114.750

Travel  R	0.0	0.0	0.0	0.0	10.0	6.0	6.0	6.0	6.0	6.0	61.200

R Total	0.0	0.0	0.0	0.0	15.0	11.0	11.0	11.0	56.0	11.0	175.950

Total	0.0	0.0	0.0	0.0	15.0	11.0	11.0	11.0	56.0	11.0	175.950

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	58	31	31	31	100	31	280

Page 95 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:08 PM

WBS 	3.4.1.3.2.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

86	0	0	86	0	31	0	55	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	200	100	100	100	100	100	700

0	0	0	0	8.96	4.48	4.48	4.48	4.48	4.48	31.360

R Total	0	0	0	0	200	100	100	100	100	100	700

0	0	0	0	8.96	4.48	4.48	4.48	4.48	4.48	31.360

Total	0	0	0	0	200	100	100	100	100	100	700

0	0	0	0	8.96	4.48	4.48	4.48	4.48	4.48	31.360

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	27.540

Travel  R	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	27.540

R Total	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	55.080

Total	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	55.080

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	18	14	14	14	14	14	86

Page 96 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:09 PM

WBS 	3.4.1.3.2.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 97 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:09 PM

WBS 	3.4.1.3.2.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

75	0	0	75	0	21	0	54	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	200	100	100	100	100	100	700

0	0	0	0	6.105	3.053	3.053	3.053	3.053	3.053	21.370

R Total	0	0	0	0	200	100	100	100	100	100	700

0	0	0	0	6.105	3.053	3.053	3.053	3.053	3.053	21.370

Total	0	0	0	0	200	100	100	100	100	100	700

0	0	0	0	6.105	3.053	3.053	3.053	3.053	3.053	21.370

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	27.000

Travel  R	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	27.000

R Total	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	54.000

Total	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	54.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	15	12	12	12	12	12	75

Page 98 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:10 PM

WBS 	3.4.1.3.3	Description:	Software Support

Institution :	Contact

1.0 FTE assigned to operations (beam on) estimate. However, estimate may be apportioned to thisDetails of Estimate:

WBS and other institutions later.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 99 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:10 PM

WBS 	3.4.1.3.3.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 100 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:10 PM

WBS 	3.4.1.3.3.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 101 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:11 PM

WBS 	3.4.1.3.3.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 102 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:11 PM

WBS 	3.4.1.3.3.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 103 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:11 PM

WBS 	3.4.1.3.3.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 104 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:12 PM

WBS 	3.4.1.3.4	Description:	Physicist Support

Institution :	Contact

.25 FTE per year for coordination, planning, and oversight. $3k low value for miscellaneous Details of Estimate:

consumables.

Currently assigned to ANL. However, this estimate may be apportioned to other institutions later.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

296	0	0	296	234	0	62	0	1.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Sr Research Scientist  B/I	0	0	0	440	440	440	440	440	440	440	3080

0	0	0	33.38	33.38	33.38	33.38	33.38	33.38	33.38	233.660

B/I Total	0	0	0	440	440	440	440	440	440	440	3080

0	0	0	33.38	33.38	33.38	33.38	33.38	33.38	33.38	233.660

Total	0	0	0	440	440	440	440	440	440	440	3080

0	0	0	33.38	33.38	33.38	33.38	33.38	33.38	33.38	233.660

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	3.0	23.562

Travel  R	0.0	0.0	0.0	4.3	4.3	4.3	4.3	4.3	4.3	4.3	38.345

R Total	0.0	0.0	0.0	7.3	7.3	7.3	7.3	7.3	7.3	7.3	61.907

Total	0.0	0.0	0.0	7.3	7.3	7.3	7.3	7.3	7.3	7.3	61.907

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	42	42	42	42	42	42	42	296

Page 105 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:12 PM

WBS 	3.4.1.3.4.1	Description:	ANL

Institution :	ANL	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

296	0	0	296	234	0	62	0	1.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Sr Research Scientist  B/I	0	0	0	440	440	440	440	440	440	440	3080

0	0	0	33.38	33.38	33.38	33.38	33.38	33.38	33.38	233.660

B/I Total	0	0	0	440	440	440	440	440	440	440	3080

0	0	0	33.38	33.38	33.38	33.38	33.38	33.38	33.38	233.660

Total	0	0	0	440	440	440	440	440	440	440	3080

0	0	0	33.38	33.38	33.38	33.38	33.38	33.38	33.38	233.660

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0	3.0	23.562

Travel  R	0.0	0.0	0.0	4.3	4.3	4.3	4.3	4.3	4.3	4.3	38.345

R Total	0.0	0.0	0.0	7.3	7.3	7.3	7.3	7.3	7.3	7.3	61.907

Total	0.0	0.0	0.0	7.3	7.3	7.3	7.3	7.3	7.3	7.3	61.907

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	42	42	42	42	42	42	42	296

Page 106 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:13 PM

WBS 	3.4.1.3.4.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 107 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:13 PM

WBS 	3.4.1.3.4.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 108 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:14 PM

WBS 	3.4.1.3.4.4	Description:	MSU

Institution :	Michigan State University	Contact

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 109 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:14 PM

WBS 	3.4.1.3.4.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 110 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:14 PM

WBS 	3.4.2	Description:	Calibration & Monitoring

Institution :	Contact

Includes all scientific and technical staff to perform the calibration of the phototubes and electronics, maintain the database

of these constants, and monitor the voltages and temperatures of the device.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2614	0	0	2614	1484	407	619	105	23.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	2640	5280	5280	5280	5280	5280	5280	34320

0	0	0	111.862	223.724	223.724	223.724	223.724	223.724	223.724	1454.206

B/I Total	0	0	0	2640	5280	5280	5280	5280	5280	5280	34320

0	0	0	111.862	223.724	223.724	223.724	223.724	223.724	223.724	1454.206

Computer Professional  MR	0	0	80	0	0	0	0	0	0	0	80

0	0	7.956	0	0	0	0	0	0	0	7.956

Technician  MR	0	0	220	0	0	0	0	0	0	0	220

0	0	9.856	0	0	0	0	0	0	0	9.856

MR Total	0	0	300	0	0	0	0	0	0	0	300

0	0	17.812	0	0	0	0	0	0	0	17.812

Computer Professional  R	0	0	220	300	0	0	0	0	0	0	520

0	0	21.88	29.837	0	0	0	0	0	0	51.717

Gen Lab  R	0	0	880	0	0	0	0	0	0	0	880

0	0	28.116	0	0	0	0	0	0	0	28.116

Mechanical Engineer  R	0	0	170	170	0	0	0	0	0	0	340

0	0	16.908	16.908	0	0	0	0	0	0	33.816

Technician  R	0	0	660	1760	440	440	440	440	440	440	5060

0	0	39.812	87.95	29.469	29.469	29.469	29.469	29.469	29.469	304.576

R Total	0	0	1930	2230	440	440	440	440	440	440	6800

0	0	106.716	134.695	29.469	29.469	29.469	29.469	29.469	29.469	418.225

Total	0	0	2230	4870	5720	5720	5720	5720	5720	5720	41420

0	0	124.528	246.557	253.193	253.193	253.193	253.193	253.193	253.193	1890.243

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	3.2	10.0	10.0	10.0	10.0	10.0	10.0	87.960

Travel  B/I	0.0	0.0	0.0	22.1	57.8	54.8	57.8	57.8	57.8	57.8	515.745

B/I Total	0.0	0.0	0.0	25.3	67.8	64.8	67.8	67.8	67.8	67.8	603.705

Other  MR	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	1.530

Page 111 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:15 PM

Travel  MR	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.120

MR Total	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.650

Other  R	0.0	0.0	12.0	13.0	0.0	0.0	0.0	0.0	0.0	0.0	32.154

Travel  R	0.0	0.0	23.0	35.0	0.0	0.0	0.0	0.0	0.0	0.0	80.554

R Total	0.0	0.0	35.0	48.0	0.0	0.0	0.0	0.0	0.0	0.0	112.708

Total	0.0	0.0	40.0	73.3	67.8	64.8	67.8	67.8	67.8	67.8	724.063

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	180	348	348	345	348	348	348	348	2614

Page 112 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:15 PM

WBS 	3.4.2.1	Description:	Pre-Operations

Institution :	Contact

Includes all scientific and technical staff to perform the calibration of the phototubes and electronics, maintain the database

of

these constants, and monitor the voltages and temperatures of the device.  This task covers pre-operational calibration by

the

Tile calibration systems (Cs source, laser flasher, and charge injection systems) and also calibration of a sample of the

modules in

a test beam.  The work involves operation of the hydraulically driven Cs system, including connections and disconnections

of the

system from modules to be tested, operation of the other calibration systems, maintenance and updates of the module

handling

system in the test beam, and maintenance and operation of the testbeam readout systems.  A total of 4 FTE of technician

effort will be required, with 25% provided by the U.S.

Physicist estimateBasis of Estimate:

Monitoring and Calibration function will be required during half of 2005 as commissioning begins Details of Estimate:

and continuing to beginning of operations in 7/06. Level of effort is estimated to be half that of operations

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

380	0	0	380	29	230	15	105	2.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	80	0	0	0	0	0	0	0	80

0	0	7.956	0	0	0	0	0	0	0	7.956

Technician  MR	0	0	220	0	0	0	0	0	0	0	220

0	0	9.856	0	0	0	0	0	0	0	9.856

MR Total	0	0	300	0	0	0	0	0	0	0	300

0	0	17.812	0	0	0	0	0	0	0	17.812

Computer Professional  R	0	0	220	300	0	0	0	0	0	0	520

0	0	21.88	29.837	0	0	0	0	0	0	51.717

Gen Lab  R	0	0	880	0	0	0	0	0	0	0	880

0	0	28.116	0	0	0	0	0	0	0	28.116

Mechanical Engineer  R	0	0	170	170	0	0	0	0	0	0	340

0	0	16.908	16.908	0	0	0	0	0	0	33.816

Technician  R	0	0	660	1760	0	0	0	0	0	0	2420

0	0	39.812	87.95	0	0	0	0	0	0	127.762

R Total	0	0	1930	2230	0	0	0	0	0	0	4160

0	0	106.716	134.695	0	0	0	0	0	0	241.411

Total	0	0	2230	2230	0	0	0	0	0	0	4460

0	0	124.528	134.695	0	0	0	0	0	0	259.223

Page 113 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:16 PM

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	1.530

Travel  MR	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.120

MR Total	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.650

Other  R	0.0	0.0	12.0	13.0	0.0	0.0	0.0	0.0	0.0	0.0	32.154

Travel  R	0.0	0.0	23.0	35.0	0.0	0.0	0.0	0.0	0.0	0.0	80.554

R Total	0.0	0.0	35.0	48.0	0.0	0.0	0.0	0.0	0.0	0.0	112.708

Total	0.0	0.0	40.0	48.0	0.0	0.0	0.0	0.0	0.0	0.0	120.358

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	180	200	0	0	0	0	0	0	380

Page 114 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:16 PM

WBS 	3.4.2.1.1	Description:	ANL

Institution :	ANL	Contact

Physicist estimateBasis of Estimate:

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

188	0	0	188	0	144	0	44	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  MR	0	0	80	0	0	0	0	0	0	0	80

0	0	7.956	0	0	0	0	0	0	0	7.956

MR Total	0	0	80	0	0	0	0	0	0	0	80

0	0	7.956	0	0	0	0	0	0	0	7.956

Computer Professional  R	0	0	220	300	0	0	0	0	0	0	520

0	0	21.88	29.837	0	0	0	0	0	0	51.717

Gen Lab  R	0	0	220	0	0	0	0	0	0	0	220

0	0	6.248	0	0	0	0	0	0	0	6.248

Mechanical Engineer  R	0	0	170	170	0	0	0	0	0	0	340

0	0	16.908	16.908	0	0	0	0	0	0	33.816

Technician  R	0	0	220	440	0	0	0	0	0	0	660

0	0	14.735	29.469	0	0	0	0	0	0	44.204

R Total	0	0	830	910	0	0	0	0	0	0	1740

0	0	59.771	76.214	0	0	0	0	0	0	135.985

Total	0	0	910	910	0	0	0	0	0	0	1820

0	0	67.727	76.214	0	0	0	0	0	0	143.941

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	6.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	13.464

Travel  R	0.0	0.0	12.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0	30.934

R Total	0.0	0.0	18.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0	44.398

Total	0.0	0.0	18.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0	44.398

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 115 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:17 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	90	98	0	0	0	0	0	0	188

Page 116 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:17 PM

WBS 	3.4.2.1.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Physicist estimateBasis of Estimate:

Half FTE for a post doc, half time during commissioningDetails of Estimate:

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

78	0	0	78	0	50	0	28	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	440	440	0	0	0	0	0	0	880

0	0	25.077	25.077	0	0	0	0	0	0	50.154

R Total	0	0	440	440	0	0	0	0	0	0	880

0	0	25.077	25.077	0	0	0	0	0	0	50.154

Total	0	0	440	440	0	0	0	0	0	0	880

0	0	25.077	25.077	0	0	0	0	0	0	50.154

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	2.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	6.120

Travel  R	0.0	0.0	7.0	7.0	0.0	0.0	0.0	0.0	0.0	0.0	21.420

R Total	0.0	0.0	9.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	27.540

Total	0.0	0.0	9.0	9.0	0.0	0.0	0.0	0.0	0.0	0.0	27.540

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	39	39	0	0	0	0	0	0	78

Page 117 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:17 PM

WBS 	3.4.2.1.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Physicist estimateBasis of Estimate:

Half FTE for a post doc, half time during commissioningDetails of Estimate:

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

35	0	0	35	0	20	0	15	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	220	0	0	0	0	0	0	0	220

0	0	9.856	0	0	0	0	0	0	0	9.856

MR Total	0	0	220	0	0	0	0	0	0	0	220

0	0	9.856	0	0	0	0	0	0	0	9.856

Technician  R	0	0	0	220	0	0	0	0	0	0	220

0	0	0	9.856	0	0	0	0	0	0	9.856

R Total	0	0	0	220	0	0	0	0	0	0	220

0	0	0	9.856	0	0	0	0	0	0	9.856

Total	0	0	220	220	0	0	0	0	0	0	440

0	0	9.856	9.856	0	0	0	0	0	0	19.712

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	1.530

Travel  MR	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.120

MR Total	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	7.650

Other  R	0.0	0.0	0.0	1.0	0.0	0.0	0.0	0.0	0.0	0.0	1.530

Travel  R	0.0	0.0	0.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	6.120

R Total	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	7.650

Total	0.0	0.0	5.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	15.300

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 118 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:18 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	18	18	0	0	0	0	0	0	35

Page 119 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:18 PM

WBS 	3.4.2.1.4	Description:	MSU

Institution :	Michigan State University	Contact

Physicist estimateBasis of Estimate:

Half FTE for a post doc, half time during commissioningDetails of Estimate:

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

44	0	0	44	29	0	15	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	440	0	0	0	0	0	0	0	440

0	0	12.496	0	0	0	0	0	0	0	12.496

Technician  R	0	0	0	440	0	0	0	0	0	0	440

0	0	0	16.832	0	0	0	0	0	0	16.832

R Total	0	0	440	440	0	0	0	0	0	0	880

0	0	12.496	16.832	0	0	0	0	0	0	29.328

Total	0	0	440	440	0	0	0	0	0	0	880

0	0	12.496	16.832	0	0	0	0	0	0	29.328

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	2.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	5.040

Travel  R	0.0	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	10.080

R Total	0.0	0.0	2.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	15.120

Total	0.0	0.0	2.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	15.120

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	15	29	0	0	0	0	0	0	44

Page 120 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:18 PM

WBS 	3.4.2.1.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

34	0	0	34	0	16	0	18	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Gen Lab  R	0	0	220	0	0	0	0	0	0	0	220

0	0	9.372	0	0	0	0	0	0	0	9.372

Technician  R	0	0	0	220	0	0	0	0	0	0	220

0	0	0	6.716	0	0	0	0	0	0	6.716

R Total	0	0	220	220	0	0	0	0	0	0	440

0	0	9.372	6.716	0	0	0	0	0	0	16.088

Total	0	0	220	220	0	0	0	0	0	0	440

0	0	9.372	6.716	0	0	0	0	0	0	16.088

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	2.0	2.0	0.0	0.0	0.0	0.0	0.0	0.0	6.000

Travel  R	0.0	0.0	4.0	4.0	0.0	0.0	0.0	0.0	0.0	0.0	12.000

R Total	0.0	0.0	6.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	18.000

Total	0.0	0.0	6.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	18.000

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	18	16	0	0	0	0	0	0	34

Page 121 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:19 PM

WBS 	3.4.2.2	Description:	Operations (Beam-on)

Institution :	Contact

Special calibration data will be taken during ATLAS data taking periods, using the 3 special calibration systems of Tilecal.

Routing operation of the calibration systems will be provided by 1 FTE of technical effort, of which the U.S. will provide

25%.  Analysis and interpretation of the data will be done by postdocs and other physicists.

Physicist estimateBasis of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1770	0	0	1770	1163	177	430	0	17.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	2112	4224	4224	4224	4224	4224	4224	27456

0	0	0	89.49	178.98	178.98	178.98	178.98	178.98	178.98	1163.370

B/I Total	0	0	0	2112	4224	4224	4224	4224	4224	4224	27456

0	0	0	89.49	178.98	178.98	178.98	178.98	178.98	178.98	1163.370

Technician  R	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	29.469	29.469	29.469	29.469	29.469	29.469	176.814

R Total	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	29.469	29.469	29.469	29.469	29.469	29.469	176.814

Total	0	0	0	2112	4664	4664	4664	4664	4664	4664	30096

0	0	0	89.49	208.449	208.449	208.449	208.449	208.449	208.449	1340.184

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	3.2	8.0	8.0	8.0	8.0	8.0	8.0	71.299

Travel  B/I	0.0	0.0	0.0	13.6	40.8	37.8	40.8	40.8	40.8	40.8	358.638

B/I Total	0.0	0.0	0.0	16.8	48.8	45.8	48.8	48.8	48.8	48.8	429.937

Total	0.0	0.0	0.0	16.8	48.8	45.8	48.8	48.8	48.8	48.8	429.937

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	114	277	273	277	277	277	277	1770

Page 122 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:20 PM

WBS 	3.4.2.2.1	Description:	ANL

Institution :	ANL	Contact

Includes all scientific and technical staff to perform the calibration of the phototubes and electronics, maintain the database

of these constants, and monitor the voltages and temperatures of the device.

Physicist estimateBasis of Estimate:

80% of annual staffing level of one FTE post docDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

698	0	0	698	405	177	116	0	6.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	704	1408	1408	1408	1408	1408	1408	9152

0	0	0	31.155	62.31	62.31	62.31	62.31	62.31	62.31	405.015

B/I Total	0	0	0	704	1408	1408	1408	1408	1408	1408	9152

0	0	0	31.155	62.31	62.31	62.31	62.31	62.31	62.31	405.015

Technician  R	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	29.469	29.469	29.469	29.469	29.469	29.469	176.814

R Total	0	0	0	0	440	440	440	440	440	440	2640

0	0	0	0	29.469	29.469	29.469	29.469	29.469	29.469	176.814

Total	0	0	0	704	1848	1848	1848	1848	1848	1848	11792

0	0	0	31.155	91.779	91.779	91.779	91.779	91.779	91.779	581.829

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	1.6	1.6	1.6	1.6	1.6	1.6	10.771

Travel  B/I	0.0	0.0	0.0	0.0	13.6	13.6	13.6	13.6	13.6	13.6	105.174

B/I Total	0.0	0.0	0.0	0.0	15.2	15.2	15.2	15.2	15.2	15.2	115.945

Total	0.0	0.0	0.0	0.0	15.2	15.2	15.2	15.2	15.2	15.2	115.945

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	31	111	111	111	111	111	111	698

Page 123 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:20 PM

WBS 	3.4.2.2.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Includes all scientific and technical staff to perform the calibration of the phototubes and electronics, maintain the database

of these constants, and monitor the voltages and temperatures of the device.

Physicist estimateBasis of Estimate:

80% of annual staffing level of half FTE post docDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

264	0	0	264	180	0	84	0	2.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	13.868	27.736	27.736	27.736	27.736	27.736	27.736	180.284

B/I Total	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	13.868	27.736	27.736	27.736	27.736	27.736	27.736	180.284

Total	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	13.868	27.736	27.736	27.736	27.736	27.736	27.736	180.284

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.8	1.6	1.6	1.6	1.6	1.6	1.6	15.912

Travel  B/I	0.0	0.0	0.0	3.4	6.8	6.8	6.8	6.8	6.8	6.8	67.626

B/I Total	0.0	0.0	0.0	4.2	8.4	8.4	8.4	8.4	8.4	8.4	83.538

Total	0.0	0.0	0.0	4.2	8.4	8.4	8.4	8.4	8.4	8.4	83.538

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	20	41	41	41	41	41	41	264

Page 124 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:21 PM

WBS 	3.4.2.2.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Includes all scientific and technical staff to perform the calibration of the phototubes and electronics, maintain the database

of these constants, and monitor the voltages and temperatures of the device.

Physicist estimateBasis of Estimate:

80% of annual staffing level of half FTE post docDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

301	0	0	301	218	0	84	0	2.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	16.744	33.488	33.488	33.488	33.488	33.488	33.488	217.672

B/I Total	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	16.744	33.488	33.488	33.488	33.488	33.488	33.488	217.672

Total	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	16.744	33.488	33.488	33.488	33.488	33.488	33.488	217.672

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.8	1.6	1.6	1.6	1.6	1.6	1.6	15.912

Travel  B/I	0.0	0.0	0.0	3.4	6.8	6.8	6.8	6.8	6.8	6.8	67.626

B/I Total	0.0	0.0	0.0	4.2	8.4	8.4	8.4	8.4	8.4	8.4	83.538

Total	0.0	0.0	0.0	4.2	8.4	8.4	8.4	8.4	8.4	8.4	83.538

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	23	46	46	46	46	46	46	301

Page 125 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:21 PM

WBS 	3.4.2.2.4	Description:	MSU

Institution :	Michigan State University	Contact

Includes all scientific and technical staff to perform the calibration of the phototubes and electronics, maintain the database

of these constants, and monitor the voltages and temperatures of the device.

Physicist estimateBasis of Estimate:

80% of annual staffing level of half FTE post docDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

286	0	0	286	221	0	65	0	2.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	16.978	33.956	33.956	33.956	33.956	33.956	33.956	220.714

B/I Total	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	16.978	33.956	33.956	33.956	33.956	33.956	33.956	220.714

Total	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	16.978	33.956	33.956	33.956	33.956	33.956	33.956	220.714

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.8	1.6	1.6	1.6	1.6	1.6	1.6	13.104

Travel  B/I	0.0	0.0	0.0	3.4	6.8	3.8	6.8	6.8	6.8	6.8	51.912

B/I Total	0.0	0.0	0.0	4.2	8.4	5.4	8.4	8.4	8.4	8.4	65.016

Total	0.0	0.0	0.0	4.2	8.4	5.4	8.4	8.4	8.4	8.4	65.016

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	22	45	41	45	45	45	45	286

Page 126 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:22 PM

WBS 	3.4.2.2.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

222	0	0	222	140	0	82	0	2.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	10.745	21.49	21.49	21.49	21.49	21.49	21.49	139.685

B/I Total	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	10.745	21.49	21.49	21.49	21.49	21.49	21.49	139.685

Total	0	0	0	352	704	704	704	704	704	704	4576

0	0	0	10.745	21.49	21.49	21.49	21.49	21.49	21.49	139.685

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.8	1.6	1.6	1.6	1.6	1.6	1.6	15.600

Travel  B/I	0.0	0.0	0.0	3.4	6.8	6.8	6.8	6.8	6.8	6.8	66.300

B/I Total	0.0	0.0	0.0	4.2	8.4	8.4	8.4	8.4	8.4	8.4	81.900

Total	0.0	0.0	0.0	4.2	8.4	8.4	8.4	8.4	8.4	8.4	81.900

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	17	34	34	34	34	34	34	222

Page 127 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:22 PM

WBS 	3.4.2.3	Description:	Maintenance (Beam-off)

Institution :	Contact

Includes all scientific and technical staff to perform the calibration of the phototubes and electronics, maintain the database

of these constants, and monitor the voltages and temperatures of the device. Includes troubleshooting and checkout for

restart.

Physicist estimateBasis of Estimate:

Maintenance is estimated to be 2.5 months per year. Staffing will be level for the year, so Details of Estimate:

maintenance is 20%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

465	0	0	465	291	0	174	0	3.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	528	1056	1056	1056	1056	1056	1056	6864

0	0	0	22.372	44.744	44.744	44.744	44.744	44.744	44.744	290.836

B/I Total	0	0	0	528	1056	1056	1056	1056	1056	1056	6864

0	0	0	22.372	44.744	44.744	44.744	44.744	44.744	44.744	290.836

Total	0	0	0	528	1056	1056	1056	1056	1056	1056	6864

0	0	0	22.372	44.744	44.744	44.744	44.744	44.744	44.744	290.836

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0	2.0	16.661

Travel  B/I	0.0	0.0	0.0	8.5	17.0	17.0	17.0	17.0	17.0	17.0	157.107

B/I Total	0.0	0.0	0.0	8.5	19.0	19.0	19.0	19.0	19.0	19.0	173.768

Total	0.0	0.0	0.0	8.5	19.0	19.0	19.0	19.0	19.0	19.0	173.768

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	34	72	72	72	72	72	72	465

Page 128 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:23 PM

WBS 	3.4.2.3.1	Description:	ANL

Institution :	ANL	Contact

Includes all scientific and technical staff to perform the calibration of the phototubes and electronics, maintain the database

of these constants, and monitor the voltages and temperatures of the device. Includes troubleshooting and checkout for

restart.

Physicist estimateBasis of Estimate:

20% of annual staffing level of one FTE post docDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

132	0	0	132	101	0	31	0	1.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	176	352	352	352	352	352	352	2288

0	0	0	7.789	15.577	15.577	15.577	15.577	15.577	15.577	101.251

B/I Total	0	0	0	176	352	352	352	352	352	352	2288

0	0	0	7.789	15.577	15.577	15.577	15.577	15.577	15.577	101.251

Total	0	0	0	176	352	352	352	352	352	352	2288

0	0	0	7.789	15.577	15.577	15.577	15.577	15.577	15.577	101.251

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	0.4	0.4	0.4	0.4	0.4	0.4	2.693

Travel  B/I	0.0	0.0	0.0	1.7	3.4	3.4	3.4	3.4	3.4	3.4	28.485

B/I Total	0.0	0.0	0.0	1.7	3.8	3.8	3.8	3.8	3.8	3.8	31.178

Total	0.0	0.0	0.0	1.7	3.8	3.8	3.8	3.8	3.8	3.8	31.178

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	10	20	20	20	20	20	20	132

Page 129 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:23 PM

WBS 	3.4.2.3.2	Description:	U.Chicago

Institution :	U.  of  Chicago	Contact

Includes all scientific and technical staff to perform the calibration of the phototubes and electronics, maintain the database

of these constants, and monitor the voltages and temperatures of the device. Includes troubleshooting and checkout for

restart.

Physicist estimateBasis of Estimate:

20% of annual staffing level of half FTE post docDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

83	0	0	83	45	0	37	0	0.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	3.467	6.934	6.934	6.934	6.934	6.934	6.934	45.071

B/I Total	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	3.467	6.934	6.934	6.934	6.934	6.934	6.934	45.071

Total	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	3.467	6.934	6.934	6.934	6.934	6.934	6.934	45.071

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	0.4	0.4	0.4	0.4	0.4	0.4	3.672

Travel  B/I	0.0	0.0	0.0	1.7	3.4	3.4	3.4	3.4	3.4	3.4	33.813

B/I Total	0.0	0.0	0.0	1.7	3.8	3.8	3.8	3.8	3.8	3.8	37.485

Total	0.0	0.0	0.0	1.7	3.8	3.8	3.8	3.8	3.8	3.8	37.485

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	6	13	13	13	13	13	13	83

Page 130 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:24 PM

WBS 	3.4.2.3.3	Description:	U. Illinois

Institution :	U of Illlinois, Urbana-Champaign	Contact

Includes all scientific and technical staff to perform the calibration of the phototubes and electronics, maintain the database

of these constants, and monitor the voltages and temperatures of the device. Includes troubleshooting and checkout for

restart.

20% of annual staffing level of half FTE post docDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

92	0	0	92	54	0	37	0	0.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	4.186	8.372	8.372	8.372	8.372	8.372	8.372	54.418

B/I Total	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	4.186	8.372	8.372	8.372	8.372	8.372	8.372	54.418

Total	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	4.186	8.372	8.372	8.372	8.372	8.372	8.372	54.418

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	0.4	0.4	0.4	0.4	0.4	0.4	3.672

Travel  B/I	0.0	0.0	0.0	1.7	3.4	3.4	3.4	3.4	3.4	3.4	33.813

B/I Total	0.0	0.0	0.0	1.7	3.8	3.8	3.8	3.8	3.8	3.8	37.485

Total	0.0	0.0	0.0	1.7	3.8	3.8	3.8	3.8	3.8	3.8	37.485

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	7	14	14	14	14	14	14	92

Page 131 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:25 PM

WBS 	3.4.2.3.4	Description:	MSU

Institution :	Michigan State University	Contact

Includes all scientific and technical staff to perform the calibration of the phototubes and electronics, maintain the database

of these constants, and monitor the voltages and temperatures of the device. Includes troubleshooting and checkout for

restart.

20% of annual staffing level of half FTE post docDetails of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

86	0	0	86	55	0	31	0	0.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	4.244	8.489	8.489	8.489	8.489	8.489	8.489	55.178

B/I Total	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	4.244	8.489	8.489	8.489	8.489	8.489	8.489	55.178

Total	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	4.244	8.489	8.489	8.489	8.489	8.489	8.489	55.178

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	0.4	0.4	0.4	0.4	0.4	0.4	3.024

Travel  B/I	0.0	0.0	0.0	1.7	3.4	3.4	3.4	3.4	3.4	3.4	27.846

B/I Total	0.0	0.0	0.0	1.7	3.8	3.8	3.8	3.8	3.8	3.8	30.870

Total	0.0	0.0	0.0	1.7	3.8	3.8	3.8	3.8	3.8	3.8	30.870

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	6	13	13	13	13	13	13	86

Page 132 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:25 PM

WBS 	3.4.2.3.5	Description:	UTA

Institution :	University of Texas at Arlington	Contact	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

72	0	0	72	35	0	37	0	0.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	2.686	5.372	5.372	5.372	5.372	5.372	5.372	34.918

B/I Total	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	2.686	5.372	5.372	5.372	5.372	5.372	5.372	34.918

Total	0	0	0	88	176	176	176	176	176	176	1144

0	0	0	2.686	5.372	5.372	5.372	5.372	5.372	5.372	34.918

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	0.4	0.4	0.4	0.4	0.4	0.4	3.600

Travel  B/I	0.0	0.0	0.0	1.7	3.4	3.4	3.4	3.4	3.4	3.4	33.150

B/I Total	0.0	0.0	0.0	1.7	3.8	3.8	3.8	3.8	3.8	3.8	36.750

Total	0.0	0.0	0.0	1.7	3.8	3.8	3.8	3.8	3.8	3.8	36.750

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	5	11	11	11	11	11	11	72

Page 133 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:26 PM

WBS 	3.4.3	Description:	Tilecal System Common Costs

Institution :	Contact

Common cost represent M&O costs associated with the Tile Calorimeter System and shared between the participating

collaborators.  Including maintenance cost related to special gases, power supplies. Includes UPS maintenance, Coolant

consumption, electronic maintenance and any overall special detector maintenance and telecommunication cost.

Costs derived from ATLAS M&O.xls and sharing percentage published in ATLAS ARN 5-00, Details of Estimate:

September 18, 2000 Draft 8.1. Current split is 50/50

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

818	0	0	818	0	0	818	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	18.8	17.0	111.6	120.5	119.6	118.8	118.8	118.8	818.290

R Total	0.0	0.0	18.8	17.0	111.6	120.5	119.6	118.8	118.8	118.8	818.290

Total	0.0	0.0	18.8	17.0	111.6	120.5	119.6	118.8	118.8	118.8	818.290

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	21	19	123	133	132	131	131	131	818

Page 134 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:26 PM

WBS 	3.4.3.1	Description:	Operations

Institution :	Contact

Common cost associated with the Extended Barrel System and shared between the participating collaborators.  Costs are

divided between ANL and U.Chicago for DOE/NSF split. Actual split and participation of other institutions will be

determined later. The sum is the significant number.

Costs derived from ATLAS M&O.xls and sharing percentage published in ATLAS ARN 5-00, Details of Estimate:

September 18, 2000 Draft 8.1. Current split is 50/51

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

818	0	0	818	0	0	818	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	18.8	17.0	111.6	120.5	119.6	118.8	118.8	118.8	818.290

R Total	0.0	0.0	18.8	17.0	111.6	120.5	119.6	118.8	118.8	118.8	818.290

Total	0.0	0.0	18.8	17.0	111.6	120.5	119.6	118.8	118.8	118.8	818.290

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	21	19	123	133	132	131	131	131	818

Page 135 of 136

U.S. ATLAS M&&O Estimate Cost 	1/23/2005 1:33:27 PM

WBS 	3.4.3.1.1	Description:	ANL

Institution :	ANL	Contact

Common cost associated with the Extended Barrel System and shared between the participating collaborators.  Costs are

divided between ANL and U.Chicago for DOE/NSF split. Actual split and participation of other institutions will be

determined later. The sum is the significant number.

Costs derived from ATLAS M&O.xls and sharing percentage published in ATLAS ARN 5-00, Details of Estimate:

September 18, 2000 Draft 8.1. Current split is 50/52

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

818	0	0	818	0	0	818	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	18.8	17.0	111.6	120.5	119.6	118.8	118.8	118.8	818.290

R Total	0.0	0.0	18.8	17.0	111.6	120.5	119.6	118.8	118.8	118.8	818.290

Total	0.0	0.0	18.8	17.0	111.6	120.5	119.6	118.8	118.8	118.8	818.290

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	21	19	123	133	132	131	131	131	818

Page 136 of 136