$$156.00A

Section 156. — PUBLIC TRAFFIC

Revised 25 September 2008

INCLUDE THE FOLLOWING FOR RUSH HOUR RESTRICTIONS

$$156.03A

156.03.  Add the following:

Rush hours are defined as:

(insert rush hours; use full time format, i.e. 5:00 a.m., 3:30 p.m., etc.)

Perform the work during the time periods specified.  Schedule and perform the work so as not to interfere with traffic during rush hours.  Installing traffic control devices before a rush hour is over, or failing to complete work and remove traffic control devices before a rush hour begins, will be considered Contractor noncompliance.  Noncompliance will result in a reduction in payment to the Contractor equal to $(insert amount) per hour, for each hour or portion thereof.  This reduction in payment will be subtracted from the Contractor’s progress payments and will be unrecoverable.

The CO reserves the right to review the Contractor’s progress before rush hour begins.  The CO may direct the Contractor to stop operations to ensure the Contractor completes all work, including the removal of all lane restriction traffic control devices and installation of rush hour traffic control devices before rush hour begins.

INCLUDE THE FOLLOWING FOR HIGH ADT OR URBAN AREAS

$$156.03B

156.03.  Add the following:

Comply with all of the requirements of the Traffic Control Plan and adequately maintain all of the devices required.  Clean, service, and replace all traffic control devices when they become inoperative, damaged, or when the specified reflectivity of the device is reduced by 50 percent.  The Contractor will be given written notice of those traffic control items not in compliance with the Contract.  Revise the identified items into compliance within 24 hours.  If the Contractor fails to bring the specified items into compliance within the 24-hour period, the CO may assess a daily reduction in payment to the Contractor of $(insert amount, typically ½ of the liquidated damages amount) per day.  The CO may continue to assess the daily reduction in payment for each additional 24-hour period until the items are corrected.  This reduction in payment will be subtracted from the Contractor’s progress payments and will be unrecoverable.  Use of this reduction in payment does not waive the CO’s right to suspend the work in whole or in part according to Subsection 108.05.

INCLUDE THE FOLLOWING, IF APPROPRIATE

$$156.03C

156.03.  Add the following:

Hauling will only be permitted from the nearest point of public access to the work site.  Minimize hauling over completed pavement.

INCLUDE THE FOLLOWING

$$156.04A

156.04.  Add the following:

(g)  Ensure that all drains and inlets within the project limits are fully functional throughout the duration of the project.

INCLUDE THE FOLLOWING

$$156.06A

156.06(b).  Delete the second sentence and substitute the following:

For shoulder drop-offs in excess of 3 inches (7.5 centimeters), provide a 1V:3H fillet with “Low Shoulder” warning signs.

INCLUDE THE FOLLOWING FOR URBAN AREAS

$$156.06B

156.06(i).  Delete the text and substitute the following:

(i)  Limit construction caused delays to public traffic to a maximum of 15 minutes per passage through the project.

INCLUDE THE FOLLOWING IF NIGHT OPERATIONS ARE NOT PERMITTED

$$156.07A

156.07.  Delete the Subsection and substitute the following:

156.07  Nighttime Operations.  Nighttime operations are not permitted.  Perform construction operations during the hours of daylight (½ hour after sunrise to ½ hour before sunset).

INCLUDE THE FOLLOWING FOR COMPLEX URBAN PROJECTS

$$156.08A

156.08.  Add the following:

Employ a full-time traffic safety supervisor, exclusively for this project, and designate the person in writing to the CO at the preconstruction conference.  The traffic safety supervisor will be on the site at all times when work is being performed and available during non-work hours.

INCLUDE THE FOLLOWING FOR RURAL OR UNCOMPLICATED PROJECTS

$$156.08B

156.08.  Delete the second sentence of the first paragraph and substitute the following:

The traffic safety supervisor may be the superintendent.