U.S. ATLAS M&O Estimate

Cost Book

Funding 	All	Funding Type:	All

Institution	All

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:53 PM

WBS 	3	Description	U.S. ATLAS M&O Estimate

Institution 	Contact

U.S. ATLAS Maintenance and Operations (M&O) includes detector specific costs allocated to subsystems and

Common Fund cost  related to overall experimental operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

22462	0	0	22462	17482	808	1148	3024	158.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1320	3960	5020	1940	1060	1060	1240	1060

0	0	70.885	119.332	157.873	54.69	38.541	38.541	60.933	38.541

Grad Student  B/I	0	0	7040	10560	15840	7920	5280	5280	7040	5280

0	0	177.855	299.869	448.157	224.078	132.567	132.567	158.841	132.567

Post Doc  B/I	0	0	9680	19360	22720	12940	5020	5020	6780	5020

0	0	538.631	1204.95	1448.32	811.653	319.9	319.9	396.53	319.9

Sr Research Scientist  B/I	0	0	4400	7040	7320	2120	2120	2120	3880	2120

0	0	581.975	931.868	971.362	280.854	280.854	280.854	499.798	280.854

Technician  B/I	0	521	403	0	0	0	0	0	0	0

0	35.196	27.204	0	0	0	0	0	0	0

Term Scientist  B/I	0	0	880	3520	4400	1760	880	880	880	880

0	0	89.716	358.864	448.58	179.432	89.716	89.716	89.716	89.716

Electrical Engineer  MR	0	0	0	1155	680	0	0	0	0	0

0	0	0	117.43	78.913	0	0	0	0	0

Mechanical Engineer  MR	0	0	0	160	70	0	0	0	0	0

0	0	0	13.05	5.709	0	0	0	0	0

Technician  MR	0	595	0	1040	1010	0	0	0	0	0

0	34.467	0	50.609	48.468	0	0	0	0	0

Computer Professional  R	0	0	440	2200	2200	1940	1940	1940	1940	1940

0	0	40.372	201.861	201.86	178.005	178.005	178.005	178.005	178.005

Page 1 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:53 PM

Electrical Engineer  R	0	0	2640	3905	3280	1720	780	780	780	780

0	0	247.984	410.482	338.634	183.812	87.007	87.007	87.007	87.007

Mechanical Engineer  R	0	0	0	1040	1010	1080	200	200	200	200

0	0	0	84.822	82.376	88.085	16.312	16.312	16.312	16.312

Technician  R	0	0	1760	1920	4270	3520	3280	3280	5920	3280

0	0	78.382	113.411	235.674	205.76	188.632	188.632	306.205	188.632

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	6.0	5.0	5.0	5.0	2.5	2.5	5.0	2.5

Travel  B/I	0.0	0.0	27.0	112.0	96.0	56.0	45.0	45.0	56.0	45.0

Other  MR	0.0	78.4	88.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	144.3	150.3	191.0	273.3	495.2	453.2	510.3	408.7	271.2

Travel  R	0.0	0.0	22.0	77.5	87.5	53.0	35.5	33.0	83.0	33.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	300	2172	4319	4955	2833	1880	1935	2373	1695

Page 2 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:54 PM

WBS 	3.1	Description	Silicon

Institution 	Contact

Pre-operations, operations and maintenance of the silicon subsystem (pixels, SCT and RODs).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

22462	0	0	22462	17482	808	1148	3024	158.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	1320	3960	5020	1940	1060	1060	1240	1060

0	0	70.885	119.332	157.873	54.69	38.541	38.541	60.933	38.541

Grad Student  B/I	0	0	7040	10560	15840	7920	5280	5280	7040	5280

0	0	177.855	299.869	448.157	224.078	132.567	132.567	158.841	132.567

Post Doc  B/I	0	0	9680	19360	22720	12940	5020	5020	6780	5020

0	0	538.631	1204.95	1448.32	811.653	319.9	319.9	396.53	319.9

Sr Research Scientist  B/I	0	0	4400	7040	7320	2120	2120	2120	3880	2120

0	0	581.975	931.868	971.362	280.854	280.854	280.854	499.798	280.854

Technician  B/I	0	521	403	0	0	0	0	0	0	0

0	35.196	27.204	0	0	0	0	0	0	0

Term Scientist  B/I	0	0	880	3520	4400	1760	880	880	880	880

0	0	89.716	358.864	448.58	179.432	89.716	89.716	89.716	89.716

Electrical Engineer  MR	0	0	0	1155	680	0	0	0	0	0

0	0	0	117.43	78.913	0	0	0	0	0

Mechanical Engineer  MR	0	0	0	160	70	0	0	0	0	0

0	0	0	13.05	5.709	0	0	0	0	0

Technician  MR	0	595	0	1040	1010	0	0	0	0	0

0	34.467	0	50.609	48.468	0	0	0	0	0

Computer Professional  R	0	0	440	2200	2200	1940	1940	1940	1940	1940

0	0	40.372	201.861	201.86	178.005	178.005	178.005	178.005	178.005

Electrical Engineer  R	0	0	2640	3905	3280	1720	780	780	780	780

0	0	247.984	410.482	338.634	183.812	87.007	87.007	87.007	87.007

Mechanical Engineer  R	0	0	0	1040	1010	1080	200	200	200	200

0	0	0	84.822	82.376	88.085	16.312	16.312	16.312	16.312

Technician  R	0	0	1760	1920	4270	3520	3280	3280	5920	3280

0	0	78.382	113.411	235.674	205.76	188.632	188.632	306.205	188.632

Page 3 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:54 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	6.0	5.0	5.0	5.0	2.5	2.5	5.0	2.5

Travel  B/I	0.0	0.0	27.0	112.0	96.0	56.0	45.0	45.0	56.0	45.0

Other  MR	0.0	78.4	88.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	144.3	150.3	191.0	273.3	495.2	453.2	510.3	408.7	271.2

Travel  R	0.0	0.0	22.0	77.5	87.5	53.0	35.5	33.0	83.0	33.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	300	2172	4319	4955	2833	1880	1935	2373	1695

Page 4 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:55 PM

WBS 	3.1.1	Description	Pixels

Institution 	Contact

Pre-operations, operations and maintenance for the pixel subsystem.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

12582	0	0	12582	11777	131	674	0	94.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	880	3520	4400	1760	880	880	880	880

0	0	16.149	64.596	80.745	32.298	16.149	16.149	16.149	16.149

Grad Student  B/I	0	0	3520	7040	10560	5280	2640	2640	2640	2640

0	0	122.014	244.028	366.042	183.021	91.51	91.51	91.51	91.51

Post Doc  B/I	0	0	3520	12320	15840	8800	3520	3520	3520	3520

0	0	251.205	879.217	1130.42	628.012	251.205	251.205	251.205	251.205

Sr Research Scientist  B/I	0	0	880	3520	4400	1760	1760	1760	1760	1760

0	0	116.631	466.524	583.154	233.262	233.262	233.262	233.262	233.262

Term Scientist  B/I	0	0	880	3520	4400	1760	880	880	880	880

0	0	89.716	358.864	448.58	179.432	89.716	89.716	89.716	89.716

Electrical Engineer  MR	0	0	0	275	440	0	0	0	0	0

0	0	0	35.326	56.521	0	0	0	0	0

Mechanical Engineer  MR	0	0	0	160	70	0	0	0	0	0

0	0	0	13.05	5.709	0	0	0	0	0

Technician  MR	0	0	0	160	130	0	0	0	0	0

0	0	0	11.418	9.277	0	0	0	0	0

Computer Professional  R	0	0	0	1760	1760	1760	1760	1760	1760	1760

0	0	0	161.489	161.488	161.489	161.489	161.489	161.489	161.489

Electrical Engineer  R	0	0	0	1265	880	640	400	400	400	400

0	0	0	162.498	113.042	82.212	51.382	51.382	51.382	51.382

Mechanical Engineer  R	0	0	0	1040	1010	1080	200	200	200	200

0	0	0	84.822	82.376	88.085	16.312	16.312	16.312	16.312

Technician  R	0	0	0	1040	1190	1320	1080	1080	1080	1080

0	0	0	74.22	84.925	94.202	77.074	77.074	77.074	77.074

Page 5 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:55 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	85.0	70.0	30.0	30.0	30.0	30.0	30.0

Other  R	0.0	0.0	0.0	25.0	20.0	20.0	15.0	15.0	15.0	15.0

Travel  R	0.0	0.0	0.0	37.0	47.5	35.0	20.5	18.0	18.0	18.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	596	2715	3271	1774	1059	1056	1056	1056

Page 6 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:56 PM

WBS 	3.1.1.1	Description	Pre-operations

Institution 	Contact

Pre-operations

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3279	0	0	3279	3003	116	160	0	26.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	880	1760	880	0	0	0	0	0

0	0	16.149	32.298	16.149	0	0	0	0	0

Grad Student  B/I	0	0	3520	7040	3520	0	0	0	0	0

0	0	122.014	244.028	122.014	0	0	0	0	0

Post Doc  B/I	0	0	3520	7040	3520	0	0	0	0	0

0	0	251.205	502.41	251.205	0	0	0	0	0

Sr Research Scientist  B/I	0	0	880	1760	880	0	0	0	0	0

0	0	116.631	233.262	116.631	0	0	0	0	0

Term Scientist  B/I	0	0	880	1760	880	0	0	0	0	0

0	0	89.716	179.432	89.716	0	0	0	0	0

Electrical Engineer  MR	0	0	0	275	440	0	0	0	0	0

0	0	0	35.326	56.521	0	0	0	0	0

Mechanical Engineer  MR	0	0	0	160	0	0	0	0	0	0

0	0	0	13.05	0	0	0	0	0	0

Technician  MR	0	0	0	160	0	0	0	0	0	0

0	0	0	11.418	0	0	0	0	0	0

Computer Professional  R	0	0	0	1760	880	0	0	0	0	0

0	0	0	161.489	80.744	0	0	0	0	0

Electrical Engineer  R	0	0	0	1265	440	0	0	0	0	0

0	0	0	162.498	56.521	0	0	0	0	0

Mechanical Engineer  R	0	0	0	1040	0	0	0	0	0	0

0	0	0	84.822	0	0	0	0	0	0

Technician  R	0	0	0	1040	0	0	0	0	0	0

0	0	0	74.22	0	0	0	0	0	0

Page 7 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:56 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	45.0	30.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	37.0	11.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	596	1850	834	0	0	0	0	0

Page 8 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:56 PM

WBS 	3.1.1.1.1	Description	SR Building Facilities

Institution 	LBNL	Contact

Preparation of SR building for pixel-specific tasks.

Physicist estimate Basis of

Details of Estimate:

Funding for materials, equipment and related items for the SR building are covered under WBS 3.1.4 to be in

common with the SCT (and TRT).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 9 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:57 PM

WBS 	3.1.1.1.2	Description	Mechanical support

Institution 	LBNL	Contact

Design and other activity related to preoperations of pixel detector after the insertion/installation into the Inner

Detector in mid-FY06.  LBNL is the lead institution for pixel mechanics and, therefore, has a major role in both

installation (not included here) and the follow-up maintenance activities, including preoperations with the other tracker

devices, which is scheduled prior to beam-on operation. Mechanical support will be needed to document the

installation/insertion procedures, to organize and carefully store the associated tooling and to prepare for removal in

case problems occur during the preoperations (or operations) period.

Physicist estimate Basis of

Preoperations follows immediately after the insertion/installation of the pixel detector into Details of Estimate:

the Pixel Support Tube. The insertion procedures, the cabling procedures, the coolant tube connection procedures

and other procedures related to initial operation e.g. testing PST heaters must be documented and approved by the

ATLAS management. Note that the insertion also includes surveying the beam pipe location, adjustments of the

beam pipe location and other items associated with the beam pipe, which is supported by the US-supplied support

structure. Mechanical support must also be available on very short notice in case problems arise during the

preoperations phase that require (a) recabling or reconnecting coolant tubes (at PP1) (b) beam pipe adjustment and

c) the possibility for emergency removal of the pixel system and reinsertion. This support, beyond that described

here, would have to come from contingency funds.

Documentation tasks                                                        Duration (weeks)

Disk surface assembly                                                                   2

Disk integration with barrel                                                             1

Barrel/disk cabling to PP0                                                             1

Service panel installation and mechanical checks                        2

Beam pipe integration into structure (incl adjust)                             2

Package insertion in installation tube                                             1

Installation procedure into PST                                                      2

PP1 cabling and connection procedure                                         4

Tooling inventory and storage                                                        2

Removal procedures                                                                      2

Total                           19

Approval duration of controlled documentation we take as 8 weeks, during which mechanical support must be

available to interact with approvers. Some of this can overlap with actual documentation but not much. Thus we

estimate total duration of about 26 weeks in FY06.

We assumed that the lead mechanical engineer and the senior tech associated with the US deliverables will be

responsible for the documentation and related.

Travel costs at 3 trips to CERN of 1 week each are included.

Manpower all in FY06

Mechanical engineer                               1040 hours

Senior techs                                             1040 hours

U.S. ATLAS % share of 	67.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

216	0	0	216	159	24	32	0	1.4	0.0

Page 10 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:57 PM

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

Mechanical Engineer  MR	0	0	0	160	0	0	0	0	0	0

0	0	0	13.05	0	0	0	0	0	0

Technician  MR	0	0	0	160	0	0	0	0	0	0

0	0	0	11.418	0	0	0	0	0	0

Mechanical Engineer  R	0	0	0	1040	0	0	0	0	0	0

0	0	0	84.822	0	0	0	0	0	0

Technician  R	0	0	0	1040	0	0	0	0	0	0

0	0	0	74.22	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	216	0	0	0	0	0	0

Page 11 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:58 PM

WBS 	3.1.1.1.3	Description	Electrical support

Institution 	LBNL	Contact

Support of electronics preoperations, test systems, pixel-specific work on RODs. LBNL has major responsibilities

for the front end chip and RODs, with other U.S. institutions taking the lead on the flex hybrid (Oklahoma) and

opto-hybrid (Ohio State Univ.). European institutions have the lead on the controller chip. This task involves

providing the high level of engineering to deal with problems during the initial preoperations of this very complex

Physicist estimate Basis of

Our model assumes a continuation of systems engineering support after completion of Details of Estimate:

the IC and off detector electronics system fabrication at

about 1.0 FTE in FY06 when insertion/installation is complete. This is 1200 hours in FY06 and we assume this

continues (as preoperations) up to first beam in the middle of FY07. Documentation is included. The manpower is

currently ascribed to LBNL but may be a composite of engineers from LBL, OSU and Oklahoma.

Travel costs are included. We also include costs for electronics test equipment that will be used at CERN for

extended periods.

U.S. ATLAS % share of 	65.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

346	0	0	346	219	92	35	0	1.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  MR	0	0	0	275	440	0	0	0	0	0

0	0	0	35.326	56.521	0	0	0	0	0

Electrical Engineer  R	0	0	0	1265	440	0	0	0	0	0

0	0	0	162.498	56.521	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	0.0	15.0	7.5	0.0	0.0	0.0	0.0	0.0

Page 12 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:58 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	225	121	0	0	0	0	0

Page 13 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:58 PM

WBS 	3.1.1.1.4	Description	Software support

Institution 	LBNL	Contact

Support of software systems for preoperations. The various DAQ, calibration, and monitoring programs are being

developed by John Richardson, who will become resident at CERN to continue his work during the preoperations,

operations and maintenance. He will deal with problems that arise when running the full pixel system within the

framework of the whole detector. Documentation is included.

Physicist estimate Basis of

Software support of electronics, DAQ, monitoring, calibration by John Richardson during Details of Estimate:

the preoperations phase in FY06 through the middle of FY07.

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

254	0	0	254	242	0	11	0	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	1760	880	0	0	0	0	0

0	0	0	161.489	80.744	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	7.0	3.5	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	169	85	0	0	0	0	0

Page 14 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:57:59 PM

WBS 	3.1.1.1.5	Description	Physicist support

Institution 	LBNL	Contact

Physicist support of preoperations and commissioning.

Physicist estimate Basis of

Currently ascribed all to LBNL for convenience, but includes LBNL and all universities. Details of Estimate:

Division among LBNL and universities is TBD.

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2464	0	0	2464	2383	0	81	0	22.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	880	1760	880	0	0	0	0	0

0	0	16.149	32.298	16.149	0	0	0	0	0

Grad Student  B/I	0	0	3520	7040	3520	0	0	0	0	0

0	0	122.014	244.028	122.014	0	0	0	0	0

Post Doc  B/I	0	0	3520	7040	3520	0	0	0	0	0

0	0	251.205	502.41	251.205	0	0	0	0	0

Sr Research Scientist  B/I	0	0	880	1760	880	0	0	0	0	0

0	0	116.631	233.262	116.631	0	0	0	0	0

Term Scientist  B/I	0	0	880	1760	880	0	0	0	0	0

0	0	89.716	179.432	89.716	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	45.0	30.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 15 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:00 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	596	1240	628	0	0	0	0	0

Page 16 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:00 PM

WBS 	3.1.1.2	Description	Operations

Institution 	Contact

Operations during ATLAS data taking.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

9131	0	0	9131	8613	15	503	0	67.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	1760	3520	1760	880	880	880	880

0	0	0	32.298	64.596	32.298	16.149	16.149	16.149	16.149

Grad Student  B/I	0	0	0	0	7040	5280	2640	2640	2640	2640

0	0	0	0	244.028	183.021	91.51	91.51	91.51	91.51

Post Doc  B/I	0	0	0	5280	12320	8800	3520	3520	3520	3520

0	0	0	376.807	879.217	628.012	251.205	251.205	251.205	251.205

Sr Research Scientist  B/I	0	0	0	1760	3520	1760	1760	1760	1760	1760

0	0	0	233.262	466.523	233.262	233.262	233.262	233.262	233.262

Term Scientist  B/I	0	0	0	1760	3520	1760	880	880	880	880

0	0	0	179.432	358.864	179.432	89.716	89.716	89.716	89.716

Mechanical Engineer  MR	0	0	0	0	70	0	0	0	0	0

0	0	0	0	5.709	0	0	0	0	0

Technician  MR	0	0	0	0	130	0	0	0	0	0

0	0	0	0	9.277	0	0	0	0	0

Computer Professional  R	0	0	0	0	880	1760	1760	1760	1760	1760

0	0	0	0	80.744	161.489	161.489	161.489	161.489	161.489

Electrical Engineer  R	0	0	0	0	440	440	200	200	200	200

0	0	0	0	56.521	56.521	25.691	25.691	25.691	25.691

Mechanical Engineer  R	0	0	0	0	810	880	200	200	200	200

0	0	0	0	66.064	71.773	16.312	16.312	16.312	16.312

Technician  R	0	0	0	0	1190	1320	1080	1080	1080	1080

0	0	0	0	84.925	94.202	77.074	77.074	77.074	77.074

Page 17 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:01 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

Travel  B/I	0.0	0.0	0.0	40.0	40.0	30.0	30.0	30.0	30.0	30.0

Other  R	0.0	0.0	0.0	0.0	20.0	20.0	15.0	15.0	15.0	15.0

Travel  R	0.0	0.0	0.0	0.0	34.0	30.0	18.0	18.0	18.0	18.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	865	2418	1726	1030	1030	1030	1030

Page 18 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:01 PM

WBS 	3.1.1.2.1	Description	Mechanical Support

Institution 	LBNL	Contact

Mechanical support of operations. Described earlier under 3.1.1.1.2. LBNL also responsible for complex cabling,

services, and support structure. Will deal with problems in these areas.

Physicist estimate Basis of

0.5 FTE ME in FY07-FY08, assuming need for intervention (partial or complete pixel Details of Estimate:

removal)  and 0.1 FTE thereafter to be available to answer questions, address problems.. We assume 0.5 FTE tech

equivalent support for operations is required and miscellaneous materials and equipment costs.

U.S. ATLAS % share of 	50.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

709	0	0	709	571	15	123	0	4.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  MR	0	0	0	0	70	0	0	0	0	0

0	0	0	0	5.709	0	0	0	0	0

Technician  MR	0	0	0	0	130	0	0	0	0	0

0	0	0	0	9.277	0	0	0	0	0

Mechanical Engineer  R	0	0	0	0	810	880	200	200	200	200

0	0	0	0	66.064	71.773	16.312	16.312	16.312	16.312

Technician  R	0	0	0	0	750	880	880	880	880	880

0	0	0	0	53.524	62.801	62.801	62.801	62.801	62.801

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	10.0	10.0	10.0	10.0	10.0	10.0

Travel  R	0.0	0.0	0.0	0.0	15.0	15.0	6.0	6.0	6.0	6.0

Page 19 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:01 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	162	162	96	96	96	96

Page 20 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:01 PM

WBS 	3.1.1.2.2	Description	Electrical Support

Institution 	LBNL	Contact

Support of electronics operations. Tasks described earlier under 3.1.1.1.3. Effort required is assumed to tail off

over time, assuming system works relatively smoothly after bun-in period.

Physicist estimate Basis of

0.25 FTE EE in FY07 -FY08, which assumes need for intervention, fixing problems… Details of Estimate:

and 0.1 FTE thereafter.  Technical support at 0.25 FTE in FY07-FY08 and then 0.1 FTE thereafter.

U.S. ATLAS % share of 	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

409	0	0	409	336	0	73	0	1.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	440	440	200	200	200	200

0	0	0	0	56.521	56.521	25.691	25.691	25.691	25.691

Technician  R	0	0	0	0	440	440	200	200	200	200

0	0	0	0	31.401	31.401	14.273	14.273	14.273	14.273

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	10.0	10.0	5.0	5.0	5.0	5.0

Travel  R	0.0	0.0	0.0	0.0	10.0	6.0	3.0	3.0	3.0	3.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	110	105	49	49	49	49

Page 21 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:02 PM

WBS 	3.1.1.2.3	Description	Software support

Institution 	LBNL	Contact

Support of software for operations. Tasks described earlier under 3.1.1.1.4. Steady, stable effort required as large

data samples are accumulated.

Physicist estimate Basis of

1 FTE computer scientist/engineer, John Richardson for operation, maintenance of DAQ, Details of Estimate:

software, calibration and related electronics systems.

Richardson currently is, and will likely be, on the only system pixel electronics engineer.

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

947	0	0	947	888	0	58	0	5.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	0	880	1760	1760	1760	1760	1760

0	0	0	0	80.744	161.489	161.489	161.489	161.489	161.489

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	90	171	171	171	171	171

Page 22 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:03 PM

WBS 	3.1.1.2.4	Description	Physicist support

Institution 	LBNL	Contact

Physicist support of operations.

Physicist estimate Basis of

Currently all ascribed to LBNL for convenience but includes LBNL and university Details of Estimate:

physicists. Division among LBNL and specific universities is TBD.

U.S. ATLAS % share of 	25.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

7067	0	0	7067	6818	0	248	0	56.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	1760	3520	1760	880	880	880	880

0	0	0	32.298	64.596	32.298	16.149	16.149	16.149	16.149

Grad Student  B/I	0	0	0	0	7040	5280	2640	2640	2640	2640

0	0	0	0	244.028	183.021	91.51	91.51	91.51	91.51

Post Doc  B/I	0	0	0	5280	12320	8800	3520	3520	3520	3520

0	0	0	376.807	879.217	628.012	251.205	251.205	251.205	251.205

Sr Research Scientist  B/I	0	0	0	1760	3520	1760	1760	1760	1760	1760

0	0	0	233.262	466.523	233.262	233.262	233.262	233.262	233.262

Term Scientist  B/I	0	0	0	1760	3520	1760	880	880	880	880

0	0	0	179.432	358.864	179.432	89.716	89.716	89.716	89.716

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	40.0	40.0	30.0	30.0	30.0	30.0	30.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 23 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:03 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	865	2056	1288	714	714	714	714

Page 24 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:03 PM

WBS 	3.1.1.3	Description	Maintenance

Institution 	Contact

Maintenance activities during ATLAS shutdowns.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

172	0	0	172	161	0	11	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	0	200	200	200	200	200

0	0	0	0	0	25.691	25.691	25.691	25.691	25.691

Mechanical Engineer  R	0	0	0	0	200	200	0	0	0	0

0	0	0	0	16.312	16.312	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	2.5	5.0	2.5	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	19	47	28	26	26	26

Page 25 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:04 PM

WBS 	3.1.1.3.1	Description	Mechanical support

Institution 	LBNL	Contact

Mechanical support of maintenance. U.S. contribution to technical effort providing maintenance for pixel detector.

Includes any minor repair work during shutdowns. Assumption is that larger effort required during initial running,

tapering down after running. Initial estimate for ME considers removal of pixels and/or beam pipe after pilot runs.

Physicist estimate Basis of

We assume some very small amount of mechanical support is needed in FY08 and Details of Estimate:

FY09 to answer questions. Should the pixel system be removed after the first physics run i.e. in FY08 to put in the

3rd pixel, the significant support would come from the Upgrade category and not maintenance. Replacement of the

B-layer would similarly be an Upgrade.

U.S. ATLAS % share of 	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

38	0	0	38	33	0	5	0	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Mechanical Engineer  R	0	0	0	0	200	200	0	0	0	0

0	0	0	0	16.312	16.312	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	2.5	2.5	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	19	19	0	0	0	0

Page 26 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:05 PM

WBS 	3.1.1.3.2	Description	Electrical support

Institution 	LBNL	Contact

Electrical engineering and technical support of maintenance. U.S. contributions to maintenance of electrical

systems, including repairs during shutdowns. Areas of responsibility include cabling plant, and electronics systems.

Physicist estimate Basis of

We assume some very small amount of non-ROD electrical support is needed in FY08 Details of Estimate:

and FY09 to answer questions. Should the pixel system be removed after the first physics run i.e. in FY08 to put in

the 3rd pixel, the significant support would come from the Upgrade category and not maintenance. Replacement of

the B-layer would similarly be an Upgrade.

U.S. ATLAS % share of 	20.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

134	0	0	134	128	0	5	0	0.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Electrical Engineer  R	0	0	0	0	0	200	200	200	200	200

0	0	0	0	0	25.691	25.691	25.691	25.691	25.691

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	0.0	2.5	2.5	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	0	28	28	26	26	26

Page 27 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:05 PM

WBS 	3.1.1.3.3	Description	Software support

Institution 	LBNL	Contact

Software support of maintenance

Physicist estimate Basis of

Covered under operations. It's practically not possible to distinguish between operations Details of Estimate:

and maintenance in this category.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 28 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:06 PM

WBS 	3.1.1.3.4	Description	Physicist support

Institution 	LBNL	Contact

Physicist support of maintenance.

Physicist estimate Basis of

Covered under operations Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 29 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:06 PM

WBS 	3.1.1.3.5	Description	Spares

Institution 	LBNL	Contact

Spare items and parts. By definition these are not included in the initial fabrication or procurements.

Currently no spares are foreseen, since early upgrade is projected. Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Page 30 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:07 PM

WBS 	3.1.1.3.5.1	Description	Mechanics/Services

Institution 	LBNL	Contact

Mechanical elements, cables or coolant system parts or assemblies.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 31 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:07 PM

WBS 	3.1.1.3.5.2	Description	Sensors

Institution 	LBNL	Contact

Procurement of silicon detectors and testing of them.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 32 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:08 PM

WBS 	3.1.1.3.5.3	Description	Electronics

Institution 	LBNL	Contact

Procurement and testing of integrated circuit electronics or related test systems

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 33 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:08 PM

WBS 	3.1.1.3.5.4	Description	Hybrids

Institution 	LBNL	Contact

Procurement and testing of flex hybrid and optical hybrid parts and assemblies.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 34 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:09 PM

WBS 	3.1.1.3.5.5	Description	Modules

Institution 	LBNL	Contact

Procurement of parts, assembly and testing for modules.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 35 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:09 PM

WBS 	3.1.2	Description	SCT

Institution 	Contact

Pre-operations, operations and maintenance for the SCT subsystem.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

4274	0	0	4274	3185	478	269	342	40.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	620	180	180	180	360	180

0	0	54.736	54.736	77.128	22.392	22.392	22.392	44.784	22.392

Grad Student  B/I	0	0	1760	1760	3520	1760	1760	1760	3520	1760

0	0	26.273	26.273	52.547	26.273	26.273	26.273	52.547	26.273

Post Doc  B/I	0	0	2640	3520	3520	3520	880	880	2640	880

0	0	114.946	153.261	153.261	153.261	38.315	38.315	114.945	38.315

Sr Research Scientist  B/I	0	0	1760	1760	1320	180	180	180	1940	180

0	0	218.944	218.944	164.208	22.392	22.392	22.392	241.336	22.392

Technician  B/I	0	521	403	0	0	0	0	0	0	0

0	35.196	27.204	0	0	0	0	0	0	0

Electrical Engineer  MR	0	0	0	880	240	0	0	0	0	0

0	0	0	82.104	22.392	0	0	0	0	0

Technician  MR	0	595	0	880	880	0	0	0	0	0

0	34.467	0	39.191	39.191	0	0	0	0	0

Electrical Engineer  R	0	0	880	880	640	200	200	200	200	200

0	0	82.104	82.104	59.712	18.66	18.66	18.66	18.66	18.66

Technician  R	0	0	1760	880	2640	1760	1760	1760	4400	1760

0	0	78.382	39.191	117.573	78.382	78.382	78.382	195.955	78.382

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	3.5	5.0	5.0	5.0	2.5	2.5	5.0	2.5

Travel  B/I	0.0	0.0	9.0	12.0	20.0	20.0	9.0	9.0	20.0	9.0

Page 36 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:10 PM

Other  MR	0.0	78.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	38.6	62.9	5.0	15.0	10.0	10.0	10.0	25.0	10.0

Travel  R	0.0	0.0	10.0	22.5	24.0	6.0	6.0	6.0	56.0	6.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	195	696	749	761	369	238	238	793	238

Page 37 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:10 PM

WBS 	3.1.2.1	Description	Pre-operations

Institution 	Contact

Pre-operations

LBNL and UC Santa Cruz are currently the only US institutions involved in the SCT. We Details of Estimate:

have made an estimate of the division of costs between these two in the subsequent lower levels, but it's the sum

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1361	0	0	1361	1150	121	90	0	11.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	0	0	0	0	0	0

0	0	54.736	54.736	0	0	0	0	0	0

Grad Student  B/I	0	0	1760	1760	0	0	0	0	0	0

0	0	26.273	26.273	0	0	0	0	0	0

Post Doc  B/I	0	0	2640	3520	0	0	0	0	0	0

0	0	114.946	153.261	0	0	0	0	0	0

Sr Research Scientist  B/I	0	0	1760	1760	0	0	0	0	0	0

0	0	218.944	218.944	0	0	0	0	0	0

Electrical Engineer  MR	0	0	0	880	0	0	0	0	0	0

0	0	0	82.104	0	0	0	0	0	0

Technician  MR	0	0	0	880	0	0	0	0	0	0

0	0	0	39.191	0	0	0	0	0	0

Electrical Engineer  R	0	0	880	880	0	0	0	0	0	0

0	0	82.104	82.104	0	0	0	0	0	0

Technician  R	0	0	1760	880	0	0	0	0	0	0

0	0	78.382	39.191	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	3.5	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  B/I	0.0	0.0	9.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 38 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:11 PM

Other  R	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	10.0	22.5	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	613	749	0	0	0	0	0	0

Page 39 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:11 PM

WBS 	3.1.2.1.1	Description	Preoperations - LBNL

Institution 	LBNL	Contact

Physicist and technical staff for preoperations and commissioning

Physicist estimate Basis of

No LBNL role in preoperations is projected. Details of Estimate:

U.S. ATLAS % share of 	0.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 40 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:11 PM

WBS 	3.1.2.1.2	Description	Preoperations - UCSC

Institution 	U. of California, Santa Cruz	Contact

Physicist and technical staff for preoperations of SCT. Responsibilities for UCSC include debug of problems

involving U.S.-provided modules and electrical system engineering problems related to grounding, shielding, and

Physicist estimate Basis of

EE in FY05 and 100% of FY06 for work on grounding, shielding, responding to questions Details of Estimate:

regarding UCSC deliverables and other preoperations activities.  trips per year to Europe are included.

Technician related to preoperations in UK and CERN, responding to questions about UCSC deliverables and other

preoperations activities. Travel and misc expenses.

U.S. ATLAS % share of 	10.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1361	0	0	1361	1150	121	90	0	11.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	440	440	0	0	0	0	0	0

0	0	54.736	54.736	0	0	0	0	0	0

Grad Student  B/I	0	0	1760	1760	0	0	0	0	0	0

0	0	26.273	26.273	0	0	0	0	0	0

Post Doc  B/I	0	0	2640	3520	0	0	0	0	0	0

0	0	114.946	153.261	0	0	0	0	0	0

Sr Research Scientist  B/I	0	0	1760	1760	0	0	0	0	0	0

0	0	218.944	218.944	0	0	0	0	0	0

Electrical Engineer  MR	0	0	0	880	0	0	0	0	0	0

0	0	0	82.104	0	0	0	0	0	0

Technician  MR	0	0	0	880	0	0	0	0	0	0

0	0	0	39.191	0	0	0	0	0	0

Electrical Engineer  R	0	0	880	880	0	0	0	0	0	0

0	0	82.104	82.104	0	0	0	0	0	0

Technician  R	0	0	1760	880	0	0	0	0	0	0

0	0	78.382	39.191	0	0	0	0	0	0

Page 41 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:12 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	3.5	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  B/I	0.0	0.0	9.0	12.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	10.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	10.0	22.5	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	613	749	0	0	0	0	0	0

Page 42 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:12 PM

WBS 	3.1.2.1.3	Description	Preoperations - SR building/CERN

Institution 	U. of California, Santa Cruz	Contact

Costs associated with SCT operation in SR building and other assembly/test sites at CERN.

Physicist estimate Basis of

These costs are covered under 3.1.4 as part of Common Silicon/ID costs Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 43 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:13 PM

WBS 	3.1.2.2	Description	Operations

Institution 	Contact

Operations during ATLAS data taking.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1804	0	0	1804	1602	22	179	0	22.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	440	180	180	180	180	180

0	0	0	0	54.736	22.392	22.392	22.392	22.392	22.392

Grad Student  B/I	0	0	0	0	3520	1760	1760	1760	3520	1760

0	0	0	0	52.547	26.273	26.273	26.273	52.547	26.273

Post Doc  B/I	0	0	0	0	2640	3520	880	880	880	880

0	0	0	0	114.946	153.261	38.315	38.315	38.315	38.315

Sr Research Scientist  B/I	0	0	0	0	880	180	180	180	180	180

0	0	0	0	109.472	22.392	22.392	22.392	22.392	22.392

Electrical Engineer  MR	0	0	0	0	240	0	0	0	0	0

0	0	0	0	22.392	0	0	0	0	0

Electrical Engineer  R	0	0	0	0	200	200	200	200	200	200

0	0	0	0	18.66	18.66	18.66	18.66	18.66	18.66

Technician  R	0	0	0	0	1760	1760	1760	1760	1760	1760

0	0	0	0	78.382	78.382	78.382	78.382	78.382	78.382

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	5.0	2.5	2.5	5.0	2.5

Travel  B/I	0.0	0.0	0.0	0.0	20.0	20.0	9.0	9.0	20.0	9.0

Travel  R	0.0	0.0	0.0	0.0	9.0	6.0	6.0	6.0	6.0	6.0

Page 44 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:13 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	492	359	228	228	270	228

Page 45 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:13 PM

WBS 	3.1.2.2.1	Description	LBNL

Institution 	LBNL	Contact

Physicist and technical staff for operations. Continuation of operations activities described under 3.1.2.1.1.

Physicist estimate Basis of

None Details of Estimate:

U.S. ATLAS % share of 	0.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 46 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:14 PM

WBS 	3.1.2.2.2	Description	UCSC

Institution 	U. of California, Santa Cruz	Contact

Operations support at UCSC. Continuation of operations activities described under 3.1.2.1.2.

Physicist estimate Basis of

0.1FTE EE in  FY07, 0.1 FTE thereafter. 1 FTE technical support as part of the SCT Details of Estimate:

U.S. ATLAS % share of 	10.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1804	0	0	1804	1602	22	179	0	22.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	440	180	180	180	180	180

0	0	0	0	54.736	22.392	22.392	22.392	22.392	22.392

Grad Student  B/I	0	0	0	0	3520	1760	1760	1760	3520	1760

0	0	0	0	52.547	26.273	26.273	26.273	52.547	26.273

Post Doc  B/I	0	0	0	0	2640	3520	880	880	880	880

0	0	0	0	114.946	153.261	38.315	38.315	38.315	38.315

Sr Research Scientist  B/I	0	0	0	0	880	180	180	180	180	180

0	0	0	0	109.472	22.392	22.392	22.392	22.392	22.392

Electrical Engineer  MR	0	0	0	0	240	0	0	0	0	0

0	0	0	0	22.392	0	0	0	0	0

Electrical Engineer  R	0	0	0	0	200	200	200	200	200	200

0	0	0	0	18.66	18.66	18.66	18.66	18.66	18.66

Technician  R	0	0	0	0	1760	1760	1760	1760	1760	1760

0	0	0	0	78.382	78.382	78.382	78.382	78.382	78.382

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	0.0	0.0	5.0	5.0	2.5	2.5	5.0	2.5

Travel  B/I	0.0	0.0	0.0	0.0	20.0	20.0	9.0	9.0	20.0	9.0

Page 47 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:15 PM

Travel  R	0.0	0.0	0.0	0.0	9.0	6.0	6.0	6.0	6.0	6.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	492	359	228	228	270	228

Page 48 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:15 PM

WBS 	3.1.2.2.3	Description	SR building/CERN

Institution 	U. of California, Santa Cruz	Contact

Operations support for SCT at CERN

Physicist estimate Basis of

These are covered under 3.1.4. Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 49 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:15 PM

WBS 	3.1.2.3	Description	Maintenance

Institution 	U. of California, Santa Cruz	Contact

Maintenance activities during ATLAS shutdowns. This also includes preparations for maintenance.

Physicist estimate Basis of

Spares are included in this element. We assume 15% spares are required. Routine Details of Estimate:

maintenance operations on the SCT are covered under operations. We assume two interventions, the first in FY07

for 6 months for "minor" repairs and a major intervention for one year in FY11(arbitrary). Technical labor is

arbitrarily assigned only to UCSC at this time. FY04 and FY05 figures are for spare modules. Maintenance

assumes significant work during the first year of data collection, followed by minor contributions until a significant

repair program, assumed to occur in FY11. FY11 program requires removal of SCT and module replacement using

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1109	0	0	1109	433	334	0	342	6.6	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Faculty  B/I	0	0	0	0	180	0	0	0	180	0

0	0	0	0	22.392	0	0	0	22.392	0

Post Doc  B/I	0	0	0	0	880	0	0	0	1760	0

0	0	0	0	38.315	0	0	0	76.63	0

Sr Research Scientist  B/I	0	0	0	0	440	0	0	0	1760	0

0	0	0	0	54.736	0	0	0	218.944	0

Technician  B/I	0	521	403	0	0	0	0	0	0	0

0	35.196	27.204	0	0	0	0	0	0	0

Technician  MR	0	595	0	0	880	0	0	0	0	0

0	34.467	0	0	39.191	0	0	0	0	0

Electrical Engineer  R	0	0	0	0	440	0	0	0	0	0

0	0	0	0	41.052	0	0	0	0	0

Technician  R	0	0	0	0	880	0	0	0	2640	0

0	0	0	0	39.191	0	0	0	117.573	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Page 50 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:16 PM

Other  MR	0.0	78.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	38.6	52.9	0.0	15.0	10.0	10.0	10.0	25.0	10.0

Travel  R	0.0	0.0	0.0	0.0	15.0	0.0	0.0	0.0	50.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	195	83	0	269	10	10	10	523	10

Page 51 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:16 PM

WBS 	3.1.2.3.1	Description	Spares

Institution 	Contact

Spare items and parts. By definition these are not included in the initial fabrication or procurements. We assume

that 15% spare parts/assemblies are needed. We assume that spare parts (ICs, hybrids, detectors, baseboards) are

procured in time to produce 15% spare modules at the end of FY05. These costs will, predominantly, be labor. Will

be updated at a later date after module construction normalizes.

Costs are for approximately 40 spare modules. Costs are scaled from present estimates Details of Estimate:

for production.

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

278	0	0	278	0	97	0	181	0.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  B/I	0	521	403	0	0	0	0	0	0	0

0	35.196	27.204	0	0	0	0	0	0	0

Technician  MR	0	595	0	0	0	0	0	0	0	0

0	34.467	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	78.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	38.6	52.9	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	195	83	0	0	0	0	0	0	0

Page 52 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:17 PM

WBS 	3.1.2.3.1.2	Description	Hybrid Assembly/Test

Institution 	Contact

Assembly of hybrids (from Japan) and testing of them.

This work is for spare hybrids, needed for the spare modules, described under 3.1.2.3.1. Details of Estimate:

Breakdown between LBNL and UCSC provided under next two WBS elements.

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

83	0	0	83	0	37	0	46	0.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  B/I	0	149	115	0	0	0	0	0	0	0

0	10.633	8.207	0	0	0	0	0	0	0

Technician  MR	0	347	0	0	0	0	0	0	0	0

0	18.11	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	25.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	19.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	55	28	0	0	0	0	0	0	0

Page 53 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:17 PM

WBS 	3.1.2.3.1.2.1	Description	Hybrid Assembly/Test -LBNL

Institution 	LBNL	Contact

Parametric estimate Basis of

All done at UCSC Details of Estimate:

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

49	0	0	49	0	26	0	23	0.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  B/I	0	149	115	0	0	0	0	0	0	0

0	10.633	8.207	0	0	0	0	0	0	0

Technician  MR	0	99	0	0	0	0	0	0	0	0

0	7.065	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	10.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	11.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	29	20	0	0	0	0	0	0	0

Page 54 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:18 PM

WBS 	3.1.2.3.1.2.2	Description	Hybrid Assembly/Test - UCSC

Institution 	U. of California, Santa Cruz	Contact

Parametric estimate Basis of

Assumes all hybrids complete Details of Estimate:

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

34	0	0	34	0	11	0	23	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	248	0	0	0	0	0	0	0	0

0	11.045	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	14.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	8.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	26	8	0	0	0	0	0	0	0

Page 55 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:19 PM

WBS 	3.1.2.3.1.3	Description	Module Assembly/Test

Institution 	Contact

Assembly of barrel modules and testing of them.

Assembly costs for modules, using hybrids bonded and tested in U.S. Costs are for Details of Estimate:

labor scaled to production costs, with division between LBNL and UCSC detailed in the next two WBS elements.

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

195	0	0	195	0	60	0	135	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  B/I	0	372	288	0	0	0	0	0	0	0

0	24.563	18.997	0	0	0	0	0	0	0

Technician  MR	0	248	0	0	0	0	0	0	0	0

0	16.357	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	53.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	38.6	33.9	0.0	0.0	0.0	0.0	0.0	0.0	0.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	140	55	0	0	0	0	0	0	0

Page 56 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:19 PM

WBS 	3.1.2.3.1.3.1	Description	Module Assembly/Test -  LBNL

Institution 	LBNL	Contact

Parametric estimate Basis of

Scaled as %of ETC00 estimate + base program supported labor. Details of Estimate:

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

180	0	0	180	0	52	0	128	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  B/I	0	298	230	0	0	0	0	0	0	0

0	21.267	16.414	0	0	0	0	0	0	0

Technician  MR	0	198	0	0	0	0	0	0	0	0

0	14.13	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	49.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	38.6	30.7	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	130	50	0	0	0	0	0	0	0

Page 57 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:20 PM

WBS 	3.1.2.3.1.3.2	Description	Module Assembly/Test - UCSC

Institution 	U. of California, Santa Cruz	Contact

Parametric estimate Basis of

All done at LBL Details of Estimate:

U.S. ATLAS % share of 	15.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

16	0	0	16	0	8	0	8	0.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  B/I	0	74	58	0	0	0	0	0	0	0

0	3.296	2.583	0	0	0	0	0	0	0

Technician  MR	0	50	0	0	0	0	0	0	0	0

0	2.227	0	0	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	4.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	3.2	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	10	6	0	0	0	0	0	0	0

Page 58 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:21 PM

WBS 	3.1.2.3.2	Description	Manpower/materials

Institution 	U. of California, Santa Cruz	Contact

Manpower and materials for maintenance. Activities described under 3.1.2.3 and represent a continuation of

preoperation responsibilities described under 3.1.2.1.2. Repair activities assumed primarily for first year of

data-taking and major intervention in FY11.

Physicist estimate Basis of

We assume normal operations and minor maintenance manpower is covered under Details of Estimate:

operations. Manpower and materials here are for significant interventions, which we assume will occur in FY07(to fix

problems seen in first run) and then again in FY11 for a major intervention to likely replace modules (spares). US

maintenance expenses (apart from contribution to common pool) are included here.

U.S. ATLAS % share of 	10.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

398	0	0	398	0	237	0	161	2.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  MR	0	0	0	0	880	0	0	0	0	0

0	0	0	0	39.191	0	0	0	0	0

Electrical Engineer  R	0	0	0	0	440	0	0	0	0	0

0	0	0	0	41.052	0	0	0	0	0

Technician  R	0	0	0	0	880	0	0	0	2640	0

0	0	0	0	39.191	0	0	0	117.573	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	15.0	10.0	10.0	10.0	25.0	10.0

Travel  R	0.0	0.0	0.0	0.0	15.0	0.0	0.0	0.0	50.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 59 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:21 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	153	10	10	10	205	10

Page 60 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:21 PM

WBS 	3.1.3	Description	RODs

Institution 	Contact

Pre-operations, operations and maintenance for the RODs. Costs include fabrication of spare RODs. WBS 3.1.3.1

contains cost for pre-operations (FY 05-07).   WBS 3.1.3.2 contains cost for operations (FY 07-12). WBS 3.1.3.3

contains the spare RODs  (FY 03-04) and repair of RODs (FY 07-12).

The ROD is very complex both from a firmware and software reference.  After the Details of Estimate:

fabrication and installation a key concern is maintaining the expertise need to perform upgrades and maintenance.

If the key expertise is lost it will be costly to support the RODs in the pre operation and operation phases.  For

example to bring up new firmware (VHDL) expertise will require 6 to 9 months of effort; and he software expertise

will require 4 to 7 months of effort.  If this were to happen it would severely  hamper with large delays the efforts to

operate the RODs in the pre-operation and maintenance phases.  Experience has shown that as users use the ROD

they find that new functionality is required in the firmware and software.   Much effort has been put into defining

the functionality with participation of users and reviews of the functionality but as users use the ROD they develop

with experience and new and important changes in functionality are found.   These changes are currently ongoing in

the pre-operation phase and are expected in the early operation phase as the RODs functionality is fully

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

3078	0	0	3078	2519	199	205	154	23.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	1760	1760	1760	880	880	880	880	880

0	0	29.568	29.568	29.568	14.784	14.784	14.784	14.784	14.784

Post Doc  B/I	0	0	3520	3520	3360	620	620	620	620	620

0	0	172.48	172.48	164.64	30.38	30.38	30.38	30.38	30.38

Sr Research Scientist  B/I	0	0	1760	1760	1600	180	180	180	180	180

0	0	246.4	246.4	224	25.2	25.2	25.2	25.2	25.2

Computer Professional  R	0	0	440	440	440	180	180	180	180	180

0	0	40.372	40.372	40.372	16.516	16.516	16.516	16.516	16.516

Electrical Engineer  R	0	0	1760	1760	1760	880	180	180	180	180

0	0	165.88	165.88	165.88	82.94	16.965	16.965	16.965	16.965

Technician  R	0	0	0	0	440	440	440	440	440	440

0	0	0	0	33.176	33.176	33.176	33.176	33.176	33.176

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 61 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:22 PM

Travel  B/I	0.0	0.0	18.0	15.0	6.0	6.0	6.0	6.0	6.0	6.0

Other  MR	0.0	0.0	88.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	5.0	7.0	9.0	9.0	7.0	7.0	7.0	7.0

Travel  R	0.0	0.0	12.0	18.0	16.0	12.0	9.0	9.0	9.0	9.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	798	702	694	234	163	163	163	163

Page 62 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:22 PM

WBS 	3.1.3.1	Description	Pre-operations

Institution 	Contact

Pre-operations. To provide technical expertise to deal with ROD issues (for example; VHDL improvements) as the

system is significantly exercised and used. Note: RODs are a 100% U.S. responsibility during construction.

Wisconsin, Iowa State and LBNL are currently the institutions involved in the RODs Details of Estimate:

pre-operation. The division of labor and materials at lower levels is a best estimate at this time of the division

among these institutions, but the sum is the more relevant number. Maintaining a viable support base for the ROD

software and firmware needs to  be maintained or the users will not be able to  use the RODs in an effective way.

As new functionality or defects are defined it is very important the correction be made is a short time.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1401	0	0	1401	1309	0	91	0	10.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	1760	1760	0	0	0	0	0	0

0	0	29.568	29.568	0	0	0	0	0	0

Post Doc  B/I	0	0	3520	3520	0	0	0	0	0	0

0	0	172.48	172.48	0	0	0	0	0	0

Sr Research Scientist  B/I	0	0	1760	1760	0	0	0	0	0	0

0	0	246.4	246.4	0	0	0	0	0	0

Computer Professional  R	0	0	440	440	0	0	0	0	0	0

0	0	40.372	40.372	0	0	0	0	0	0

Electrical Engineer  R	0	0	1760	1760	0	0	0	0	0	0

0	0	165.88	165.88	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  B/I	0.0	0.0	18.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	5.0	7.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	12.0	18.0	0.0	0.0	0.0	0.0	0.0	0.0

Page 63 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:23 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	699	702	0	0	0	0	0	0

Page 64 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:23 PM

WBS 	3.1.3.1.1	Description	Wisconsin

Institution 	University of Wisconsin, Madison	Contact

Support of RODs in use for macro assembly testing and pixel module testing before 1st collisions and at CERN for

commissioning. About half the SCT RODs will be used in this phase.  A smaller number of pixel RODs will be used

(the number is still in the definition phase).

Physicist estimate Basis of

1 FTE EE support for responding to problems, VHDL support. SCT ROD fabrication is Details of Estimate:

planned to be completed in FY03, pixel fabrication in FY04. Travel and miscellaneous expenses. Licenses are

included.  Currently there is a request about every 2 weeks for changes that improve the functionally or

compatibility with developing software.  Frequency of request  is expected to  decrees to about 1 request a month

by the end of FY 06.  There are also potential request to develop VHDL to correct for emerging defects in the SCT

front end modules.   For example there are front end module stuck bits that result in unwanted occupancy.  The

nature of the desired request is to have the ROD correct for the defect by filtering out the undesirable data.  This

would be a significant change to the ROD and use large portion of the free space in the FPGAs.  An other example

is to correct on the fly for loss of synchronization of the events from the front-end modules due to bit errors in the

modules.  This change is not in the requirement but some effort has been made in the architecture allow for the

correction.  More of this class of significant changes are expected with experience with the use of the RODs at the

assemble sites.  It is important to maintain the expertise of ROD personnel to respond in a timely way to the

well-justified needs of the user community.

Project Costs

EE Effort

1760 EE hours per year for FY (05-06)

2k$ Licenses (DSP C code and VHDL simulators)

10k$  Low level expenses  (parts etc.)

24k$ travel (8 trips in FY 05-06) for trips to the user evaluation sites as needed.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

616	0	0	616	563	0	52	0	6.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	1760	1760	0	0	0	0	0	0

0	0	29.568	29.568	0	0	0	0	0	0

Post Doc  B/I	0	0	1760	1760	0	0	0	0	0	0

0	0	86.24	86.24	0	0	0	0	0	0

Electrical Engineer  R	0	0	1760	1760	0	0	0	0	0	0

0	0	165.88	165.88	0	0	0	0	0	0

Page 65 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:23 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  B/I	0.0	0.0	2.5	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  B/I	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	5.0	7.0	0.0	0.0	0.0	0.0	0.0	0.0

Travel  R	0.0	0.0	9.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	308	308	0	0	0	0	0	0

Page 66 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:24 PM

WBS 	3.1.3.1.2	Description	LBNL

Institution 	LBNL	Contact

Support of RODs in use for macro assembly testing, pixels and for commissioning

Physicist estimate Basis of

0.25 FTE of software support for pixel/SCT-specific code. Details of Estimate:

The DSP C code needs to support the needs of the user community in a timely way with personnel with expertise in

the code.  This come is composed on primitives in the ROD the support calibration, read/write to variables etc.  The

examples in 3.1.3.1 will need code to support the VHDL function.  In additions the user community will define new

operations that will need DSP code to carry out the new operations.

Project Fund

880 hours of computer professional to maintain and write code.

6k$  Travel (2 trips in FY 05-06) to support the users,

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

87	0	0	87	81	0	6	0	0.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	440	440	0	0	0	0	0	0

0	0	40.372	40.372	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	3.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 67 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:24 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	44	44	0	0	0	0	0	0

Page 68 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:24 PM

WBS 	3.1.3.1.3	Description	Iowa State

Institution 	Iowa State	Contact

Support of RODs in use for macro assembly testing before 1st collisions and for commissioning

Physicist estimate Basis of

Physicist manpower only Details of Estimate:

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

698	0	0	698	665	0	32	0	4.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	1760	1760	0	0	0	0	0	0

0	0	86.24	86.24	0	0	0	0	0	0

Sr Research Scientist  B/I	0	0	1760	1760	0	0	0	0	0	0

0	0	246.4	246.4	0	0	0	0	0	0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	12.0	15.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	347	351	0	0	0	0	0	0

Page 69 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:25 PM

WBS 	3.1.3.2	Description	Operations

Institution 	Contact

Operations during ATLAS data taking. Continuation of effort described in 3.1.3.1 through initial data collection. Effort

tapers off significantly after this period.

Wisconsin, Iowa State and LBNL are currently the institutions involved in the RODs. The Details of Estimate:

division of labor and materials at lower levels is a best estimate at this time of the division among these

institutions, but the sum is the more relevant number.  The operation phase covers the period of FY 07-12.   The

Effort is broken down as shown below:

WBS  3.1.3.2.1   Wisconsin, Firmware cost for the period 2007-2012,

WBS 3.1.3.2.2    LBL, DSP code effort for the period 2007-2012,

WBS 3.1.3.2.3    Iowa State, Software for the period 2007-2012.

Running of the detector for physics starts in 2007.  There will be much learning with beam on during this period.

New and interesting problems will be found in all of the ATLAS software and hardware.  Those new problems that

effect the ROD at the input our output will need to be addressed.   It is expected that changes will have to be made

to the VHDL and C code.  The personnel with excellent knowledge of the ROD firmware and software will address

these problems.   The Effort is largest in FY 07, about half in FY 08 and down to a minimum from FY 09 to FY 12.

This profiling is needed to meet the large needs in the beginning  and then the lower needs for the following period.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1324	0	0	1324	1210	0	114	0	11.3	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	0	0	1760	880	880	880	880	880

0	0	0	0	29.568	14.784	14.784	14.784	14.784	14.784

Post Doc  B/I	0	0	0	0	3360	620	620	620	620	620

0	0	0	0	164.64	30.38	30.38	30.38	30.38	30.38

Sr Research Scientist  B/I	0	0	0	0	1600	180	180	180	180	180

0	0	0	0	224	25.2	25.2	25.2	25.2	25.2

Computer Professional  R	0	0	0	0	440	180	180	180	180	180

0	0	0	0	40.372	16.516	16.516	16.516	16.516	16.516

Electrical Engineer  R	0	0	0	0	1760	880	180	180	180	180

0	0	0	0	165.88	82.94	16.965	16.965	16.965	16.965

Page 70 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:26 PM

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

Travel  B/I	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0

Other  R	0.0	0.0	0.0	0.0	4.0	4.0	2.0	2.0	2.0	2.0

Travel  R	0.0	0.0	0.0	0.0	13.0	9.0	6.0	6.0	6.0	6.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	651	192	120	120	120	120

Page 71 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:26 PM

WBS 	3.1.3.2.1	Description	Wisconsin

Institution 	University of Wisconsin, Madison	Contact

Operations support via Wisconsin

Physicist estimate Basis of

1FTE EE support in FY07, 0.5 FTE in FY08, dropping to 0.1 FTE thereafter. Travel and Details of Estimate:

misc expenses.  See 3.1.3.1 and 3.1.3.2 for the type of problem that need to be addressed.

Project funds

3360  EE hours to maintain and upgrade as needed the VHDL

28k$  Travel  9 trips to CERN

16k$  Low level expenses.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

666	0	0	666	614	0	52	0	7.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Grad Student  B/I	0	0	0	0	1760	880	880	880	880	880

0	0	0	0	29.568	14.784	14.784	14.784	14.784	14.784

Post Doc  B/I	0	0	0	0	1760	440	440	440	440	440

0	0	0	0	86.24	21.56	21.56	21.56	21.56	21.56

Electrical Engineer  R	0	0	0	0	1760	880	180	180	180	180

0	0	0	0	165.88	82.94	16.965	16.965	16.965	16.965

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	4.0	4.0	2.0	2.0	2.0	2.0

Travel  R	0.0	0.0	0.0	0.0	10.0	6.0	3.0	3.0	3.0	3.0

Page 72 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:26 PM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	298	131	59	59	59	59

Page 73 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:26 PM

WBS 	3.1.3.2.2	Description	LBNL

Institution 	LBNL	Contact

LBNL operations support

Physicist estimate Basis of

0.25 FTE computer scientist/engineer in FY07 dropping to 0.1 FTE thereafter.  The Details of Estimate:

profile is to address the expected needs found during the first physics data taking.

Project Funds

1340 hours Computer Professional  to maintain the C code in the DSP.

18k$  Travel (One trip per year to CERN).

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

142	0	0	142	123	0	19	0	0.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Computer Professional  R	0	0	0	0	440	180	180	180	180	180

0	0	0	0	40.372	16.516	16.516	16.516	16.516	16.516

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	44	20	20	20	20	20

Page 74 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:27 PM

WBS 	3.1.3.2.3	Description	Iowa State

Institution 	Iowa State	Contact

Iowa State operations support

Physicist estimate Basis of

Physicists only Details of Estimate:

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

516	0	0	516	473	0	43	0	2.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Post Doc  B/I	0	0	0	0	1600	180	180	180	180	180

0	0	0	0	78.4	8.82	8.82	8.82	8.82	8.82

Sr Research Scientist  B/I	0	0	0	0	1600	180	180	180	180	180

0	0	0	0	224	25.2	25.2	25.2	25.2	25.2

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	310	41	41	41	41	41

Page 75 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:28 PM

WBS 	3.1.3.3	Description	Maintenance

Institution 	University of Wisconsin, Madison	Contact

Maintenance activities during ATLAS shutdowns. This also includes preparations for maintenance.

Physicist estimate Basis of

Spares. 0.25 technical support ascribed to Wisconsin. Physicist labor covered under Details of Estimate:

operations. Cost for FY03-FY05 for 10% spare RODs. Estimate based upon scaling production costs. Important

because parts production by vendors for key parts will end before data taking begins. Also includes later costs for

debugging and repair of problem boards during running from FY07 on.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

353	0	0	353	0	199	0	154	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	440	440	440	440	440	440

0	0	0	0	33.176	33.176	33.176	33.176	33.176	33.176

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	88.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Other  R	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Travel  R	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	99	0	42	42	42	42	42	42

Page 76 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:28 PM

WBS 	3.1.3.3.1	Description	Spares

Institution 	University of Wisconsin, Madison	Contact

Spare items and parts. By definition these are not included in the initial fabrication or procurements.

Parametric estimate Basis of

Zeroed out Details of Estimate:

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

99	0	0	99	0	0	0	99	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	88.4	0.0	0.0	0.0	0.0	0.0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	99	0	0	0	0	0	0	0

Page 77 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:29 PM

WBS 	3.1.3.3.2	Description	Personnel/materials

Institution 	University of Wisconsin, Madison	Contact

Personnel and materials for maintenance operations.

Physicist estimate Basis of

0.25 technical support ascribed to Wisconsin. Physicist labor covered under operations. Details of Estimate:

$5k per year estimated for components for electronics repairs. The period covered is from FY 07 to FT 12.

It is expected that a few units (2-4%)  or the some 200 RODs will fail per year the cost are directed at repair of the

cards with some training to maintain capabilities.

Project costs

2640 ET hours   440 hours per year

30k$ low level costs for licenses and parts

18k$ travel , one trip per year.

U.S. ATLAS % share of 	100.00

%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

254	0	0	254	0	199	0	55	1.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

SUMMARY:

Technician  R	0	0	0	0	440	440	440	440	440	440

0	0	0	0	33.176	33.176	33.176	33.176	33.176	33.176

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	0.0	5.0	5.0	5.0	5.0	5.0	5.0

Travel  R	0.0	0.0	0.0	0.0	3.0	3.0	3.0	3.0	3.0	3.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 78 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:29 PM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	0	42	42	42	42	42	42

Page 79 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:29 PM

WBS 	3.1.4	Description	Common Silicon/ID

Institution 	Contact

Pre-operation, operations and maintenance for the common silicon or ID activities.

Estimates are derived from CERN estimates assuming US silicon is 14% of total costs Details of Estimate:

(without spares). This includes both pixel and SCT support of SR building, infrastructure, maintenance and

operations. Costs to outfit SR building, which will be used for preoperations and maintenance. Includes clean space,

ventilation, cabling, data readout, power, and gas systems. Estimated costs are based upon project leader

estimates, after scrutiny group agreement. Equipment needs have been carefully detailed and costs estimated.

U.S. ATLAS % share of 	14.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2528	0	0	2528	0	0	0	2528	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	105.7	82.4	154.0	229.3	456.2	421.2	478.3	361.7	239.2

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	106	82	154	229	456	421	478	362	239

Page 80 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:30 PM

WBS 	3.1.4.1	Description	Pre-operations

Institution 	LBNL	Contact

Pre-operations before first LHC collisions.

Based on estimates done by ID project leader and ATLAS. Ascribed here to LBNL. Details of Estimate:

U.S. ATLAS % share of 	14.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 81 of 82

U.S. ATLAS M&O Estimate Cost 	2/1/2004 12:58:30 PM

WBS 	3.1.4.2	Description	Maintenance Operations

Institution 	BNL-common	Contact

Maintenance and operations during ATLAS data taking and beam off periods

Estimates derived from those made by ID Project Leader and ATLAS. Both Pixels and Details of Estimate:

SCT are covered here.

U.S. ATLAS % share of 	14.00%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2528	0	0	2528	0	0	0	2528	0.0	0.0

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	105.7	82.4	154.0	229.3	456.2	421.2	478.3	361.7	239.2

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	106	82	154	229	456	421	478	362	239

Page 82 of 82