Subject	Date/Reference	From

Report on EOS Lessons Learned	November 20, 2002	P. E. Brandinger

Working Group Meeting #5	PEB.200211.058

To	cc	Location/Phone

EOS Lessons Learned	P. Sabelhaus	GSFC 16/226

Working sub-Group Members	R. Day	301-286-4571 (phone)

301-286-1145 (fax)

pbrandin@pop400.gsfc.nasa.gov (email)

On 20 November 2002 the EOS Lessons Learned Working sub-Group (EOS-LLWG) held its fifth meeting; a list of attendees is contained in Attachment 1, presentation material discussed at this meeting is provided as separately attached files.  The next meeting of the EOS-LLWG will be on 18 December 2002.

P. Brandinger summarized activities since the last Working Group meeting.  Ongoing discussions have been held with IT and EOS MIS representatives regarding Pilot Web site design.  A complete set of functional page designs, site maps and structure for data organization has been prepared.  Page layouts are being developed along with implementation of the portal design and functional support elements.  Focus group meetings are scheduled to be held within the next week.  An In-House Development Workshop was held to share lessons learned on GSFC-Projects relevant to GPM.  This Workshop was successful in allowing useful interchange between attendees and speakers.  The Workshop was captured on videotape with plans to make this available online.  Future Workshops are planned on a periodic basis to address ongoing aspects of in-house Projects.  As a result of this Workshop 65 lessons are in the process of being captured and will be used to refine the recurring process for handling; organization, categorization, ranking, assessment of validity, root cause analysis, determination of applicability, development of action plans and dissemination of lessons learned.  An outline was presented of the in-reach communications plan for the EOS Pilot.

G. Hodge reported on Library-related activities including; identification of Library resources that can be made available, mapping of the EOS taxonomy to NASA SCAN categories, determination of how the EOS taxonomy maps into the NASA-wide taxonomy, assessment of how the proposed EOS content source structure can be tailored to develop a common metadata framework, application of the NASA thesaurus to support binning of search results, and how linking to other Library resources can be supported.

D. Margolies indicated that a review is underway of potential retirees for involvement as part of the EOS Pilot in the areas of storytelling and informal mentoring.  There was discussion of how to facilitate the people-to-people contact identification process for individuals on the EOS Projects and in other parts of Goddard.

A status of EOS Pilot activities with respect to the original plan was provided indicating that the schedule for efforts is running approximately 1-2 months later than planned.  The objective is to incrementally introduce Pilot capabilities as they become available.

Key activities planned for the coming month were discussed including; conducting focus groups, disseminating a survey to the EOS Project community, identifying lessons learned coordinators on each of the Projects, initiating the process/tools for capture of lessons, implementing and testing the Pilot Web site along with associated data structures, developing the data sources for metrics, and recommending proposed rewards and recognition.

A summary of EOS-LLWG action items is provided in Attachment 2.

Attachment 1

EOS Lessons Learned Working Group

Meeting #5

20 November 2002

|  | Name |  | Code | Telephone | Email |
| --- | --- | --- | --- | --- | --- |
|  | Wolford | Don | 114 | 301-286-9236 | Donald.L.Wolford@nasa.gov |
|  | Ormes | Janet | 292 | 301-286-6728 | Janet.D.Ormes@nasa.gov |
|  | Gallo | Al | 304 | 301-286-3756 | Albert.M.Gallo@nasa.gov |
|  | Luce | Peg | 400 | 301-286-6527 | Margaret.A.Luce@nasa.gov |
|  | Mortimer | Katy | 400 | 301-286-7025 | cmortime@pop00.gsfc.nasa.gov |
|  | Yancy | Terri | 400 | 301-286-5566 | Terri.R.Yancy@nasa.gov |
|  | Margolies | Don | 410 | 301-286-8984 | Donald.L.Margolies@nasa.gov |
|  | Brandinger | Paul | 420 | 310-286-4571 | pbrandin@pop400.gsfc.nasa.gov |
|  | Schiavone | Bill | 420 | 301-286-4517 | William.J.Schiavone@nasa.gov |
|  | Chandler | Lynn | 420 | 301-286-2806 | Lynn.Chandler-1@nasa.gov |
|  | Roman | Juan | 443 | 301-286-4727 | Juan.A.Roman@nasa.gov |
|  | Butler | Madeline | 500 | 301-286-4806 | Madeline.J.Butler@nasa.gov |
|  | Naus | Steve | 585 | 301-286-5640 | Stephan.A.Naus@nasa.gov |
|  | Hodge | Gail | 292 | 610-789-6769 | gailhodge@aol.com |
|  | Hull | Larry | 588 | 301-286-3009 | Larry.G.Hull@nasa.gov |
|  | Guy | Paul | 565 | 301-286-8804 | Paul.D.Guy@nasa.gov |

Attachment 2

EOS Lessons Learned Working Group

Action Item List

20 November 2002

| AI Ref | Title | Originator | Date | Assignee | Due | Reference | Closed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Follow-up splinter meeting to address metrics | Group | 19-Jul-02 | Jay Liebowitz | 28-Aug-02 | 28-Aug-02 report | 12-Aug-02 |
| 2 | Revised draft of EOS-LLWG charter | Terri Yancy | 19-Jul-02 | Paul Brandinger | 1-Aug-02 | 22-Jul-02 email | 22-Jul-02 |
| 3 | Provide schedule for future EOS-LLWG meeting | Group | 19-Jul-02 | Paul Brandinger | 22-Jul-02 | 22-Jul-02 email | 22-Jul-02 |
| 4 | Follow-up splinter meeting to address incentives, rewards & recognition | Group | 19-Jul-02 | Don Wolford | 28-Aug-02 | Meeting held 10/29 | 29-Oct-02 |
| 5 | UPN charge numbers for EOS-LLWG activities | Group | 19-Jul-02 | Paul Brandinger | 28-Aug-02 | None available | 28-Aug-02 |
| 6 | Compile success stories | Group | 19-Jul-02 | Don Margolies | 28-Aug-02 |  |  |
| 7 | Organize meeting with outside organizations | Group | 22-Jul-02 | Paul Brandinger | 28-Aug-02 | DOE mtg 29-Aug | 29-Aug-02 |
| 8 | Draft Pilot task list | Group | 22-Jul-02 | Paul Brandinger | 26-Jul-02 | 28-Aug-02 report | 21-Aug-02 |
| 9 | Draft EOS Pilot-Center Agreements | Group | 22-Jul-02 | Paul Brandinger | 2-Aug-02 | 28-Aug-02 report | 21-Aug-02 |
| 10 | Overall Portal requirements | Naus | 28-Aug-02 | Paul Brandinger | 30-Aug-02 | 20020829_IT-400-30-1-Portals | 29-Aug-02 |
| 11 | Specific Portal requirements | Naus | 28-Aug-02 | Paul Brandinger | 6-Sep-02 | 20020830_IT-400-30-1-Portals | 30-Aug-02 |
| 12 | CoP layout and channel content | Naus | 28-Aug-02 | Paul Brandinger | 6-Sep-02 | 20020903_Library-300-70-7-CoP | 3-Sep-02 |
| 13 | Lessons learned processing requirements | Naus | 28-Aug-02 | Paul Brandinger | 6-Sep-02 | 20020904_EOS-LL_Process_Flow | 4-Sep-02 |
| 14 | Content sources | Naus | 28-Aug-02 | Paul Brandinger | 6-Sep-02 | 20020904_Library_300-40-Content | 4-Sep-02 |
| 15 | Meeting on Code 420 Library interconnection | Group | 28-Aug-02 | Paul Brandinger | 30-Aug-02 | Meetings held; 8/29, 9/5, 9/19 | 29-Aug-02 |
| 16 | Detailed Pilot implementation plan – HR | Group | 28-Aug-02 | Don Wolford | 25-Sep-02 | working to Aug-02 plan | 20-Nov-02 |
| 17 | Detailed Pilot implementation plan – Library | Group | 28-Aug-02 | Janet Ormes | 25-Sep-02 | working to Aug-02 plan | 20-Nov-02 |
| 18 | Detailed Pilot implementation plan – IT | Group | 28-Aug-02 | Steve Naus | 25-Sep-02 | working to Aug-02 plan | 20-Nov-02 |
| 19 | Detailed Pilot implementation plan – PAO | Group | 28-Aug-02 | Lynn Chandler | 25-Sep-02 | working to Aug-02 plan | 20-Nov-02 |
| 20 | September metrics subgroup meeting | Group | 28-Aug-02 | Paul Brandinger | 25-Sep-02 | Meeting held 20-Sep-02 | 20-Sep-02 |
| 21 | Mini-course plan | Butler | 28-Aug-02 | Paul Brandinger | 25-Sep-02 | 20020920_Annual_plan | 20-Sep-02 |
| 22 | Portal performance tracking requirements | Naus | 28-Aug-02 | Paul Brandinger | 13-Sep-02 | 20020911_IT-400-80-Performance Tracking | 11-Sep-02 |
| AI Ref | Title | Originator | Date | Assignee | Due | Reference | Closed |
| 23 | Identify Project case studies and storytelling points of contact | Brandinger | 5-Sep-02 | Don Margolies | 25-Sep-02 |  |  |
| 24 | Project Formulation CoP organization | Brandinger | 10-Sep-02 | Peg Luce | 15-Oct-02 |  |  |
| 25 | Project Implementation CoP organization | Brandinger | 17-Sep-02 | Don Margolies | 15-Oct-02 |  |  |
| 26 | Questions for HR | Wolford | 25-Sep-02 | Paul Brandinger | 27-Sep-02 | Email sent on 26-Sep-02 | 26-Sep-02 |
| 27 | Identify library content sources | Brandinger | 30-Oct-02 | Janet Ormes | 20-Nov-02 |  |  |
| 28 | Propose rewards and recognition for EOS Pilot | Group | 30-Oct-02 | Don Wolford | 20-Nov-02 |  |  |
| 29 | Organize focus groups | Group | 30-Oct-02 | Paul Brandinger | 8-Nov-02 | Meetings planned for 21/25 November |  |
| 30 | Distribute survey to EOS Project staff | Group | 30-Oct-02 | Paul Brandinger | 15-Nov-02 |  |  |
| 31 | Identify Project lessons learned coordinators | Group | 30-Oct-02 | Paul Brandinger | 15-Nov-02 |  |  |
| 32 | Identify News and Daily Image content sources | Brandinger | 30-Oct-02 | Lynn Chandler | 15-Nov-02 | Email dated 13-Nov-02 | 13-Nov-02 |
| 33 | Identify Project content sources | Group | 30-Oct-02 | Paul Brandinger | 15-Nov-02 |  |  |
| 34 | Implement beta version of Portal | Brandinger | 30-Oct-02 | Steve Naus | 15-Nov-02 |  |  |
| 35 | Initiate in-reach communications activities | Brandinger | 30-Oct-02 | Lynn Chandler | 30-Nov-02 |  |  |
| 36 | Implement beta-version of Pilot portal & Web site | Group | 20-Nov-02 | S. Naus | 18-Dec-02 |  |  |
| 37 | Initiate recurring process activities | Brandinger | 20-Nov-02 | Group | 18-Dec-02 |  |  |