MINUTES FROM THE 10 Apr 03 ABC STEERING COMMITTEE MEETING

Note to all Steering Committee Members: Members are encouraged to submit agenda topics for future ABC Steering Committee meetings to Dorothy Sugiyama

Announcements:

Next ABC Steering Committee meeting will be Tuesday, 29 Apr 03, 1:00-2:30 PM, MIB Video teleconference center. This will be a video teleconference with the Arizona ABC Pilot Core team members to hear their reports on the results of the Arizona Pilot.

Copies of the 10 Apr 03 DAS-Budget & Finance memo discussing guidelines for implementing ABC in DOI were distributed.

Scheduling working sessions with Bureaus on aligning Bureau ABC models with the DOI ABC model

Dot Sugiyama will schedule one-on-one sessions during April-May with Bureau ABC representatives to discuss aligning the Bureau ABC models with the DOI ABC model. Kit Muller, BLM will also participate in these meetings. These meetings would cover how Bureau activities would be captured in the DOI model, how many activities were in the Bureau models, how Bureaus aligned activities to the DOI strategic plan. Although it was intended to start scheduling these meetings at the conclusion of the Steering Committee meeting, Bureaus were not prepared to schedule meetings without first reviewing the DOI activities. Ms. Sugiyama mentioned that the draft DOI ABC activities would be distributed, as is, by the end of the week to prepare for the meetings. The draft DOI ABC activities were still being worked on to ensure that the definitions reflected activities (e.g. noun-verb associations, not titles of programs or functions). This distribution of draft DOI ABC activities was not to be interpreted as the official distribution of activities for vetting.

Presentation of Vodium - example of ABC training product

DOW presented CD-based training on smart card that was developed by Vodium. The CD showed a split screen presentation that combined a video clip of an instructor describing the teaching point with the presentation materials/slides and visual narration scrolling in sync with the instructor's monologue. The CD allowed a student to select specific teaching modules, allowing the student to skip around in the CD and view only what was of interest to him/her. ABC Steering Committee members expressed their collective opinion that this medium was a good way of presenting training on ABC concepts, as it tailored training to the student's interest and fore knowledge of ABC. DOW mentioned that they were developing the statement of work for developing the CD. Their intent was to produce CD's for each Bureau and Departmental offices that contained bureau/department-specific training materials. DOW had formed an ABC Training Committee with representation from each Bureau and would meet shortly to develop training scripts, identify presenters/trainers for the CD, and decide the content of each CD.

Discussion of QuickTime implementation

OS/PPM and NBC presented an update of QuickTime implementation. OS/PPM distributed copies of the draft e300 for a DOI Enterprise Time & Attendance System that presented QuickTime as the DOI enterprise solution. NBC distributed a QuickTime implementation strategy/schedule that showed QuickTime being implemented in two phases - phase 1 would require all timekeepers, certifiers, and administrators to be trained in and use QuickTime by Nov 03, followed by phase 2 implementation across the Department with all employees coding their own time and attendance. Phase 2 would be implemented bureau by bureau between Nov 03-Sep 04. Implementing in two phases would accelerate implementation across the department, and would allow timekeepers and certifiers to be trained and gain experience with QuickTime to help employees use the product.

Two options for implementing QuickTime in Bureaus were discussed. One option would implement QuickTime in those Bureaus without automated time & attendance systems first, allowing those Bureaus who have automated time & attendance systems to continue using their own system until QuickTime was in place for those Bureaus without automated time & attendance systems. The second option would implement QuickTime in those Bureaus with automated time & attendance systems. Basically, these Bureaus would "swap out" their time & attendance systems for QuickTime, allowing Bureaus with no automated time & attendance systems more time to prepare for implementation. ABC Steering Committee members believed an adjustment period should not be an issue.

NBC would work individually with Bureaus to develop their implementation schedules. They would begin with Bureaus who desired to implement QuickTime now. Funding implementation would be the Bureau's responsibility.

NBC would work with DOW to determine if QuickTime training could be incorporated into the Vodium CD.

ATTENDEE ROSTER

ABC STEERING COMMITTEE MEETING

10 APRIL 2003

NAME	BUREAU	PHONE

Nina Hatfield	OS/PMB	(202) 208-1829

Scott Cameron	OS/PMB	(202) 208-1738

Alan Webber	OS/PPP	(202) 219-2001

Beres Muschett	OS/PPM	(202) 208-5284

Dave Anderson	OS/PPM	(202) 208-7339

Dorothy Sugiyama	OS/PAM	(202) 208-3433

David Behler	OS/PEP	(202) 208-4305

Diane Shaugnnessy	OS/POB	(202) 208-6851

Bob More	OS/OHA	(703) 235-3810

Bill Webber	OS/PFM	(202) 208-5684

Chris Richey	NBC	(202) 208-4687

Dennis Locke	NBC	(303) 969-7200

June Hartley	NBC	(303) 969-7490

Bob Veltkamp	NBC/DOIU	(202) 208-3441

Lynn McPheeters	NBC/DOIU	(202) 208-5616

Kathy Tynan	FWS	(202) 208-0191

Carol Sampson	OSM	(202) 208-2546

Ruth Stokes	OSM	(202) 208-2611

Larry Frey	OSM	(202) 208-7840

Betty Buxton	BLM	(202) 452-5181

George Triebsch	MMS	(202) 208-6213

Barbara Desiderio	MMS	(202) 208-3973

Marty Heinze	MMS	(202) 208-3880

Jim Giammo	NPS	(202) 208-4280

Debra Burrell	BOR	(202) 513-0648

Charlene Raphael	USGS	(703) 648-4145

Katherine East	Grant Thornton	(703) 837-4406