MINUTES FROM THE 29 Apr 03 ABC STEERING COMMITTEE MEETING

Note to all Steering Committee Members:  Members are encouraged to submit agenda topics for future ABC Steering Committee meetings to Dorothy Sugiyama

This Steering Committee meeting was a multi-site video teleconference between MIB, USGS Reston, BOR/BIA Phoenix, USGS/NPS Tucson, and FWS Albuquerque by phone.  The meeting had one agenda item - reports from the Arizona ABC Pilot Core Team on pilot results.

Lessons learned from the pilot are listed below.  Summaries of bureau experiences follow lessons learned.  Written reports from the ABC Pilot Core Team were distributed to Steering Committee members prior to the meeting.

- Definitions were not written for field use.  Definitions did not describe what field practitioners do.

  - Break out general management activities in greater detail

  - Law enforcement activity definitions were clean

  - Maintenance activity definitions need work e.g., what constitutes deferred maintenance vice preventive maintenance

- Activity titles should capture the work being done more accurately - use “headline” approach since most participants will not bother to read the definitions.

- Must accommodate employees with no access or limited access to computers.  These employees will continue to code time by hand on spreadsheets and pass timesheets to timekeeper for entry into the time & attendance system.

- Training should focus more on how to code time than on justifying why the department is implementing ABC.

- Training should include bureau-specific examples

- Training delivery via CD is a good idea - allows training to be tailored to students understanding of ABC and accommodates students work schedule.  But don’t depend on delivering training via CD only - need “live” help

- Involve bureau chain of command in ABC implementation

- Must determine how volunteers will participate in ABC

- Must determine how to capture labor “loaned” to another agency

- Develop a list of frequently asked questions about ABC to consult online

FWS:  Many participants tried to code time to pilot activities, but could not fit all their work into the activity definitions given.  They did not fully understand that they were supposed to capture only the time for work performed that fit into the activity definitions - not all work done.  Many participants tried to log onto the ABC pilot website from home to access the time & attendance system.  Connectivity was sporadic and unreliable.  Other participants resorted to manual recording of time against activities.  The time sheets were given to a timekeeper or secretary for entry into the ABC pilot time & attendance system.  Online help was not always available.  Supervisors were not always available or able to answer questions about how to code time.

BIA:  Pilot objectives were not clear.  Many did not understand that they were not supposed to try to code all of their work against the activity definitions given.  Definitions were not written with the field in mind.  Pilot start was delayed because HQ BIA did not have the ABC pilot software loaded onto their servers on time.  Many participants became frustrated due to their inability to access the pilot software over the BIA intranet.  Those who persisted learned how to code their time against activities; manual time recording on spreadsheets was done in most cases.  Timekeepers or secretaries entered the data into the ABC pilot software.

BOR:  Majority of participants did not use the ABC pilot software - recorded time against activities manually and handed their timesheets to a timekeeper to enter into the software.  Training should focus on explaining the activities/definitions.  Spend less time justifying why ABC is being implemented.  Definitions needed work - not focused on field.

NPS:  Many connectivity issues.  Regional directors were not kept informed of ABC pilot implementation.  Training needed to focus on how to code time, not justifying why ABC is being implemented.  Use “headline activity” titles to capture what the work is about in the activity title - most won’t read the online definitions, so the activity title has to accurately capture what work is included in the activity.  Law enforcement activity definitions/outputs are clear; maintenance definitions need work - define the difference between deferred maintenance and preventive/annual maintenance.  General management will be the “catch all” category for recording time in NPS.  The general management activities should be broken out into greater detail - focus on certain (important) management functions.  Delivering training via CD is a good idea, but don’t discount the need for online help desk.  ABC should capture contributions from volunteers and labor loaned to other agencies.

USGS:  Activities should capture research benefiting a specific purpose/problem.  Link between activities, outputs and measures could not be tested - activities did not capture work of USGS participants.  Pilot training was too long and should focus more on how to code time against activities and who will be involved in implementation.  Capturing volunteer work is also a concern for USGS.  Delivering ABC training via CD is a good idea, but don’t discount the need for online help, and don’t depend solely on the CD to deliver training.

ATTENDEE ROSTER

ABC STEERING COMMITTEE MEETING

29 APRIL 2003

NAME					BUREAU				PHONE

MIB

Nina Hatfield				OS/PMB				(202) 208-1829

Scott Cameron			OS/PMB				(202) 208-1738

Alan Webber				OS/PPP				(202) 219-2001

Beres Muschett			OS/PPM				(202) 208-5284

Dave Anderson			OS/PPM				(202) 208-7339

David Behler				OS/PEP				(202) 208-4305

Diane Shaugnnessy		OS/POB				(202) 208-6851

Bob More				OS/OHA				(703) 235-3810

Bill Webber				OS/PFM				(202) 208-5684

Chris Richey				NBC					(202) 208-4687

Dennis Locke			NBC					(303) 969-7200

June Hartley				NBC					(303) 969-7490

Bob Veltkamp			NBC/DOIU				(202) 208-3441

Lynn McPheeters			NBC/DOIU				(202) 208-5616

Kathy Tynan				FWS					(202) 208-0191

Carol Sampson			OSM					(202) 208-2546

Ruth Stokes				OSM					(202) 208-2611

Larry Frey				OSM					(202) 208-7840

Betty Buxton			BLM					(202) 452-5181

George Triebsch			MMS					(202) 208-6213

Barbara Desiderio			MMS					(202) 208-3973

Marty Heinze			MMS					(202) 208-3880

Jim Giammo				NPS					(202) 208-4280

Debra Burrell			BOR					(202) 513-0648

Katherine East			Grant Thornton			(703) 837-4406

USGS Reston

Bob Doyle				USGS					(703) 648-7412

Charlene Raphael			USGS					(703) 648-4145

Daryl Koncer				USGS					(703) 648-4498

Barbara Newman			USGS					(703) 648-4625

Becky Bageant			USGS					(703) 648-4328

Dorothy Sugiyama			OS/PAM				(202) 208-3433

USGS/NPS Tucson

Cyndee Matus			USGS					(520) 670-5505

Bill Halvorson			USGS					(520) 621-1174

Terry Hechter			USGS					(650) 329-5471

Mark Anderson			USGS					(520) 670-6671

X 222

Pat Hamel				USGS					(520) 670-6671

X 234

Ann Rasor				NPS					(520) 398-2341

X 22

BIA/BOR Phoenix

Tom Davis				BIA					(602) 379-4511

Maria Ramirez			BOR					(928) 343-8293

FWS Albuquerque

Ken Edwards				FWS					(928) 783-3371