# SECTION G

# CONTRACT ADMINISTRATION DATA

G-1 	LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following contract clauses pertinent to this section are hereby incorporated by reference:

CLAUSE

NUMBER	DATE	TITLE

52.227-11	JUN 1997	PATENT RIGHTS -- RETENTION BY THE CONTRACTOR (SHORT FORM)—as modified by NASA FAR Supplement 1852.227-11

1852.227-70 	NOV 1998	NEW TECHNOLOGY

1852.242-73 	JUL 1997	NASA CONTRACTOR FINANCIAL MANAGEMENT REPORTING

1852.245-70	JUL 1997	CONTRACTOR REQUESTS FOR GOVERNMENT-OWNED EQUIPMENT

(End Of Clause)

G-2	AUTONOMOUS CONTRACTOR OPERATION

The contractor shall appoint a duly authorized representative at the work site with full authority to receive and execute, on behalf of the Contractor, such contract modifications, notices, policy directives, etc., as may be issued pursuant to the terms of this contract.

G-3	INVOICING AND PAYMENT FOR FIXED-PRICE CONTRACT LINE ITEMS (CLINS)

(a) The contractor shall submit a single invoice for CLIN 0001 after completion of 30- day phase-in services.   The CLIN number and dates of services performed must be included in the invoice.

(b) The contractor shall submit a single monthly invoice for fixed price services delivered under the Schedule B contract line items.  The applicable CLIN numbers and the dates of services performed must be included in the invoice.

(c) The contractor shall submit invoices for each IDIQ Task Order, containing a period of performance less than 30 days, after delivery of the services ordered.  The CLIN number, Task Order Number and dates of the services performed must be included in the invoice.

(d) IDIQ Task Orders containing a period of performance greater than 30 days are eligible for performance-based payments, or customary progress payments, depending on the nature of the services provided.  In these cases, specific payment terms will be included within the task order.  The CLIN number, Task Order Number and dates of the services performed must be included in the invoice.

(e) IDIQ Task Orders for Construction and Facilities Modifications shall be invoiced and paid in accordance with FAR 52.232-5, entitled Payments under Fixed-Price Construction Contracts.   The CLIN number, Task Order Number and dates of the services performed must be included in the invoice.

All invoice payments for Construction are subject to acceptance by the government, as described in FAR 52. 232-27, entitled Prompt Payment for Construction Contracts.   All other invoice payments are subject to acceptance by the government, as described in FAR 52.232-25, entitled Prompt Payment.

Invoices for items (a) through (e) shall be submitted to the address below with copies to the Contracting Officer and the Contracting Officer’s Technical Representative (COTR).

John F. Kennedy Space Center, NASA

General Accounting, A/P, GG-B-C2

Kennedy Space center, FL 32899

Instructions for Invoicing and Payment for Cost-Reimbursable Contract Line Items and Award Fee are described below in G-4.

# G-4	AWARD FEE FOR SERVICE CONTRACTS (NFS 1852.216-76) (JUN 2000)

(a) The contractor can earn award fee from a minimum of zero dollars to the maximum stated in B-3, "Estimated Cost and Award Fee", NASA FAR Supplement clause 1852.216-85, in this contract.

(b) Beginning 4 months after the effective date of this contract, the Government shall evaluate the Contractor's performance every 6 months to determine the amount of award fee earned by the contractor during the period, including option periods if exercised. The Contractor may submit a self-evaluation of performance for each evaluation period under consideration. These self-evaluations will be considered by the Government in its evaluation. The Government's Fee Determination Official (FDO) will determine the award fee amounts based on the Contractor's performance in accordance with Section J, Attachment J-6, “Performance Evaluation Plan”. The plan may be revised unilaterally by the Government prior to the beginning of any rating period to redirect emphasis.

(c) The Government will advise the Contractor in writing of the evaluation results. The Government will make payment based on issuance of unilateral modification to the contract by contracting officer.

(d) After 85 percent of the potential award fee has been paid, the Contracting Officer may direct the withholding of further payment of award fee until a reserve is set aside in an amount that the Contracting Officer considers necessary to protect the Government's interest. This reserve shall not exceed 15 percent of the total potential award fee.

(e) The amount of award fee that can be awarded in each evaluation period is limited to the amounts for each contract year set forth at B-3. Award fee that is not earned in an evaluation period cannot be reallocated to future evaluation periods.

(f) (1) Provisional award fee payments will be made under this contract pending the determination of the amount of fee earned for an evaluation period. If applicable, provisional award fee payments will be made to the Contractor on a monthly basis. The total amount of award fee available in an evaluation period that will be provisionally paid is 75 percent of 1/6 of the current periods maximum potential award fee or the prior period's evaluation score.

(2) Provisional award fee payments will be superseded by the final award fee evaluation for that period. If provisional payments exceed the final evaluation score, the Contractor will either credit the next payment voucher for the amount of such overpayment or refund the difference to the Government, as directed by the Contracting Officer.

(3) If the Contracting Officer determines that the Contractor will not achieve a level of performance commensurate with the provisional rate, payment of provisional award fee will be discontinued or reduced in such amounts as the Contracting Officer deems appropriate. The Contracting Officer will notify the Contractor in writing if it is determined that such discontinuance or reduction is appropriate.

(4) Provisional award fee payments will be made prior to the first award fee determination by the Government.

(g) Award fee determinations are unilateral decisions made solely at the discretion of the Government.

(End of clause)

G-5	SUBMISSION OF VOUCHERS FOR PAYMENT (NFS 1852.216-87) (MARCH 1998)

(a)	The designated billing office for cost vouchers for purposes of the Prompt Payment clause of this contract is indicated below.  Public vouchers for payment of costs shall include a reference to the number of this contract.

(b)(1)	If the contractor is authorized to submit interim cost vouchers directly to the NASA paying office, the original voucher should be submitted to:

- For approval: Cost Vouchers, forward not more often than once every two weeks:

John F. Kennedy Space Center, NASA

Procurement Office/OP-OS-ELV

Kennedy Space center, FL 32899

- For payment:

John F. Kennedy Space Center, NASA

General Accounting, A/P, GG-B-C2

Kennedy Space center, FL 32899

(2)	For any period that the Defense Contract Audit Agency has authorized the Contractor to submit interim cost vouchers directly to the Government paying office, interim vouchers are not required to be sent to the Auditor, and are considered to be provisionally approved for payment, subject to final audit.

(3)	Copies of vouchers should be submitted as directed by the Contracting Officer.

(c)	If the contractor is not authorized to submit interim cost vouchers directly to the paying office as described in paragraph (b), the contractor shall prepare and submit vouchers as follows:

(1)	One original and two copies of Standard Form (SF) 1034, SF 1035, or equivalent Contractor's attachment to:

Cognizant DCAA Audit Office

(2)	Two copies of SF 1034, SF 1035A, or equivalent Contractor's attachment to the following offices by insertion in the memorandum block of their names and addresses:

- NASA Contracting Officer (1 copy)

- Project Management Office/COTR (1copy)

  - The Contracting Officer may designate other recipients as required.

(d) 	Award Fee:	Pursuant to the clause 1852.216-76, Award Fee for Service Contracts, the amount of award fee earned, when determined, shall be reflected in a unilateral contract modification issued by the Contracting Officer.  The payment office will make payment based on the unilateral modification.

Public vouchers for payment of fee shall be prepared similarly to the procedures in paragraphs (b) or (c) of this clause, whichever is applicable, and be forwarded to:

(i)	For approval: Award Fee Vouchers, forward not more often than once a month:

John F. Kennedy Space Center, NASA

Procurement Office/OP-OS-ELV

Kennedy Space center, FL 32899

(ii)	For payment:

John F. Kennedy Space Center, NASA

General Accounting, A/P, GG-B-C2

Kennedy Space center, FL 32899

This is the designated billing office for fee vouchers for purposes of the Prompt Payment clause of this contract.

(e)	In the event that amounts are withheld from payment in accordance with provisions of this contract, a separate voucher for the amount withheld will be required before payment for that amount may be made.

(End of Clause)

G-6 	DESIGNATION OF NEW TECHNOLOGY REPRESENTATIVE AND PATENT REPRESENTATIVE (NFS 1852.227-72) (JULY 1997)

(a) For purposes of administration of the clause of this contract entitled "New Technology" or "Patent Rights--Retention by the Contractor (Short Form)," whichever is included, the following named representatives are hereby designated by the Contracting Officer to administer such clause:

| Title | Office Code | Address (including zip code) |
| --- | --- | --- |
| New Technology Representative | YA-C1 | John F. Kennedy Space Center Attn: David Makufka Technology Transfer Officer NASA/YA-C1 Kennedy Space Center, FL 32899 |
| Patent Representative | CC-A | John F. Kennedy Space Center Attn: Randy Heald Patent Counsel NASA/CC-A Kennedy Space Center, FL 32899 |

(b) Reports of reportable items, and disclosure of subject inventions, interim reports, final reports, utilization reports, and other reports required by the clause, as well as any correspondence with respect to such matters, should be directed to the New Technology Representative unless transmitted in response to correspondence or request from the Patent Representative.  Inquires or requests regarding disposition of rights, election of rights, or related matters should be directed to the Patent Representative. This clause shall be included in any subcontract hereunder requiring a "New Technology” clause or "Patent Rights--Retention by the Contractor (Short Form)" clause, unless otherwise authorized or directed by the Contracting Officer. The respective responsibilities and authorities of the above-named representatives are set forth in 1827.305-370 of the NASA FAR Supplement.

(End of clause)

G-7	TRAVEL OUTSIDE OF THE UNITED STATES

(a)	The Contracting Officer must authorize in advance and in writing travel to locations outside of the United States by Contractor employees that is to be charged as a cost to this contract.  This approval may be granted when the travel is necessary to the efforts required under the contract and it is otherwise in the best interest of NASA.

(b)	The Contractor shall submit requests to the Contracting Officer at least 30 days in advance of the start of the travel.   The Contracting Officer may waive the 30 days advance notice for emergency travel or for other unforeseen travel requirements outside the United States.

(c)	The Contractor shall submit a travel report at the conclusion of the travel.  The Contracting Officer's approval of the travel will specify the required contents and distribution of the travel report.

(End of Clause)

G-8	INSTALLATION-ACCOUNTABLE GOVERNMENT PROPERTY (NFS 1852.245-71) (JUN 1998)

(a) The Government property described in the clause at 1852.245-77, List of Installation- Accountable Property and Services, shall be made available to the Contractor on a no-charge basis for use in performance of this contract. This property shall be utilized only within the physical confines of the NASA installation that provided the property. Under this clause, the Government retains accountability for, and title to, the property, and the Contractor assumes the following user responsibilities:

Property Custodian and User Responsibilities defined in

NPD 4200.1 and NPG 4200.1

The contractor shall establish and adhere to a system of written procedures for compliance with these user responsibilities.  Such procedures must include holding employees liable, when appropriate, for loss, damage, or destruction of Government property.

(b)(1) The official accountable record-keeping, physical inventory, financial control, and reporting of the property subject to this clause shall be retained by the Government and accomplished by the installation Supply and Equipment Management Officer (SEMO) and Financial Management Officer. If this contract provides for the contractor to acquire property, title to which will vest in the Government, the following additional procedures apply:

(i) The contractor's purchase order shall require the vendor to deliver the property to the installation central receiving area;

(ii) The contractor shall furnish a copy of each purchase order, prior to delivery by the vendor, to the installation central receiving area:

(iii) The contractor shall establish a record of the property as required by FAR 45.5 and 1845.5 and furnish to the Industrial Property Officer a DD Form 1149 Requisition and Invoice/Shipping Document (or installation equivalent) to transfer accountability to the Government within 5 working days after receipt of the property by the contractor. The contractor is accountable for all contractor-acquired property until the property is transferred to the Government's accountability.

(iv) Contractor use of Government property at an off-site location and off-site subcontractor use require advance approval of the contracting officer and notification of the SEMO. The contractor shall assume accountability and financial reporting responsibility for such property. The contractor shall establish records and property control procedures and maintain the property in accordance with the requirements of FAR Part 45.5 until its return to the installation.

(2) After transfer of accountability to the Government, the contractor shall continue to maintain such internal records as are necessary to execute the user responsibilities identified in paragraph (a) and document the acquisition, billing, and disposition of the property. These records and supporting documentation shall be made available, upon request, to the SEMO and any other authorized representatives of the contracting officer.

(End of clause)

G-9	 LIST OF INSTALLATION-ACCOUNTABLE PROPERTY AND SERVICES  (NFS 1852.245-77) (JUL 1997)

In accordance with the clause at 1852.245-71, Installation-Accountable Government Property, the Contractor is authorized use of the types of property and services listed below, to the extent they are available, in the performance of this contract within the physical borders of the installation which may include buildings and space owned or directly leased by NASA in close proximity to the installation, if so designated by the Contracting Officer.

(a) Office space, work area space, and utilities. Government telephones are available for official purposes only; pay telephones are available for contractor employees for unofficial calls.

(b) General-and special-purpose equipment, including office furniture.

(1) Equipment to be made available is listed in Section J, Attachment J-4, “Installation Provided Property List”.  The Government retains accountability for this property under the clause at 1852.245-71, Installation-Accountable Government Property, regardless of its authorized location.

(2) If the Contractor acquires property, title to which vests in the Government pursuant to other provisions of this contract, this property also shall become accountable to the Government upon its entry into Government records as required by the clause at 1852.245-71, Installation-Accountable Government Property.

(3) The Contractor shall not bring to the installation for use under this contract any property owned or leased by the Contractor, or other property that the Contractor is accountable for under any other Government contract, without the Contracting Officer’s prior written approval.

(c) Supplies from stores stock.

(d) Publications and blank forms stocked by the installation.

(e) Safety and fire protection for Contractor personnel and facilities.

(f) Installation service facilities: ["None"].

(g) Medical treatment of a first-aid nature for Contractor personnel injuries or illnesses sustained during on-site duty.

(h) Cafeteria privileges for Contractor employees during normal operating hours.

(i) Building maintenance for facilities occupied by Contractor personnel.

(j) Moving and hauling for office moves, movement of large equipment, and delivery of supplies. Moving services shall be provided on-site, as approved by the Contracting Officer.

(k) The user responsibilities of the Contractor are defined in paragraph (a) of the clause at 1852.245-71, Installation-Accountable Government Property.

(End of Clause)

G-10	CERTIFICATION FOR SERVICES AND/OR RECEIPT OF SUPPLIES (KSC 52.212-94) (SEP 1998)

Certification of services performed hereunder and/or receipt of supplies furnished shall be accomplished by the Contracting Officer’s Technical Representative, COTR, Mail Code VA-C.  The original and a copy of the certificate shall be forwarded by the certifying official without delay to the General Accounting, A/P, KSC, Attention: Code GG-B-C2.  An information copy shall be furnished to the Contracting Officer, KSC, attention: Code OP-OSO-ELV.

(End of Clause)

G-11	LIMITATION OF FUNDS (FIXED-PRICE CONTRACT) (NFS 1852.232-77) (MARCH 1989) (Modified)

(a) Of the total price of all fixed-price contract line items (CLIN’s) the sum of $ _____TBD______ is presently available for payment and allotted to this contract. It is anticipated that from time to time additional funds will be allocated to the contract in accordance with the following schedule, until the total price of said items is allotted:

SCHEDULE FOR ALLOTMENT OF FUNDS

Table G-1   CONTRACT FUNDING FOR FIXED-PRICE

| MOD No | FP CONTRACT VALUE | CONTRACT FUNDING* | ADEQUATE THRU |
| --- | --- | --- | --- |
| At Award |  |  |  |

(b) The Contractor agrees to perform or have performed work on the items specified in paragraph (a) of this clause up to the point at which, if this contract is terminated pursuant to the Termination for Convenience of the Government clause of this contract, the total amount payable by the Government (including amounts payable for subcontracts and settlement costs) pursuant to paragraphs (f) and (g) of that clause would, in the exercise of reasonable judgment by the Contractor, approximate the total amount at the time allotted to the contract. The Contractor is not obligated to continue performance of the work beyond that point. The Government is not obligated in any event to pay or reimburse the Contractor more than the amount from time to time allotted to the contract, anything to the contrary in the Termination for Convenience of the Government clause notwithstanding.

(c)(1) It is contemplated that funds presently allotted to this contract will cover the work to be performed until (see table G-1).

(2) If funds allotted are considered by the Contractor to be inadequate to cover the work to be performed until that date, or an agreed date substituted for it, the Contractor shall notify the Contracting Officer in writing when within the next 60 days the work will reach a point at which, if the contract is terminated pursuant to the Termination for Convenience of the Government clause of this contract, the total amount payable by the Government (including amounts payable for

subcontracts and settlement costs) pursuant to paragraphs (f) and (g) of that clause will approximate 75 percent of the total amount then allotted to the contract.

(3) (i) The notice shall state the estimate when the point referred to in paragraph (c)(2) of this clause will be reached and the estimated amount of additional funds required to continue performance to the date specified in paragraph (c)(1) of this clause, or an agreed date substituted for it.

(ii)The Contractor shall, 60 days in advance of the date specified in paragraph (c)(1) of this clause, or an agreed date substituted for it, advise the Contracting Officer in writing as to the estimated amount of additional funds required for the timely performance of the contract for a further period as may be specified in the contract or otherwise agreed to by the parties.

(4) If, after the notification referred to in paragraph (c)(3)(ii) of this clause, additional funds are not allotted by the date specified in paragraph (c)(1) of this clause, or an agreed date substituted for it, the Contracting Officer shall, upon the Contractor's written request, terminate this contract on that date or on the date set forth in the request, whichever is later, pursuant to the Termination for Convenience of the Government clause.

(d) When additional funds are allotted from time to time for continued performance of the work under this contract, the parties shall agree on the applicable period of contract performance to be covered by these funds. The provisions of paragraphs (b) and (c) of this clause shall apply to these additional allotted funds and the substituted date pertaining to them, and the contract shall be modified accordingly.

(e) If, solely by reason of the Government's failure to allot additional funds in amounts sufficient for the timely performance of this contract, the Contractor incurs additional costs or is delayed in the performance of the work under this contract, and if additional funds are allotted, an equitable adjustment shall be made in the price or prices (including appropriate target, billing, and ceiling prices where applicable) of the items to be delivered, or in the time of delivery, or both.

(f) The Government may at any time before termination, and, with the consent of the Contractor, after notice of termination, allot additional funds for this contract.

(g) The provisions of this clause with respect to termination shall in no way be deemed to limit the rights of the Government under the default clause of this contract. The provisions of this Limitation of Funds clause are limited to the work on and allotment of funds for the items set forth in paragraph (a) of this clause. This clause shall become inoperative upon the allotment of funds for the total price of said work except for rights and obligations then existing under this clause.

(h) Nothing in this clause shall affect the right of the Government to terminate this contract pursuant to the Termination for Convenience of the Government clause of this contract.

(End of clause)

G-12	CONTRACT FUNDING (NFS 1852.232-81) (JUN 1990) (Modified)

For purposes of payment of cost, exclusive of fee, in accordance with the Limitation of Funds Clause, the total amount allotted by the government for the Cost-Reimbursable portion of this contract is shown in the Table below.  The table does not include the total amount obligated under this contract for payment of fee.  These allotments are applicable to the ELVIS services provided in all Cost-Reimbursable Services, except CLIN’s funded by Task Orders, and are considered adequate to reimburse the contractor’s performance through the dates shown in the table.

| Table G-2 CONTRACT FUNDING FOR COST-REIMBURSABLE |
| --- |
| MOD No | CR CONTRACT VALUE | CONTRACT FUNDING* | ADEQUATE THRU |
| At Award |  |  |  |

(End of clause)

G-13	CONTRACT FUNDING FOR PAYMENT OF AWARD FEE

The total amount allotted by the government to this contract for payment of Award Fee is shown in the Table below.   This Award Fee funding is applicable to both the Fixed-Price and the Cost-Reimbursable Contract Line Items.

# Table G-3   Contract Funding for Award Fee

| Award Fee Period | Modification | Award Fee Earned | Cumulative Award Fee |
| --- | --- | --- | --- |

(End of Clause)

[END OF SECTION]