SECTION F

DELIVERIES OR PERFORMANCE

# CLAUSES THAT PERTAIN TO THE CONTRACT IN GENERAL

F.1	LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following solicitation provisions and/or contract clauses pertinent to this section are hereby incorporated by reference:

I.  FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1)

CLAUSE

NUMBER	DATE			TITLE

The following 2 clauses (52.242-15 & 52.242-17) apply to SOW Annexes 6, 7 & 14 only:

52.242-15	AUG 1989	STOP-WORK ORDER

52.242-17	APR 1984	GOVERNMENT DELAY OF WORK

The following clause (52.242-15 Alternate I) applies to SOW Annexes 1-5 & 8-13 only:

52.242-15	AUG 1989	STOP-WORK ORDER (ALTERNATE I) (APR 1984)

52.247-34	NOV 1991	F.O.B. DESTINATION

II.  NASA FEDERAL ACQUISITION REGULATION SUPPLEMENT (48 CFR

CHAPTER 18)

CLAUSE

NUMBER	DATE			TITLE

No NASA By-reference clauses in Section F.1.

III.  FULL TEXT CLAUSES

F.2  COMPLETION OF WORK (JSC 52.212-95) (Sept 1988)

All work required under this contract, including submission of all reports, shall be completed on or before March 31, 2006.

(End of clause)

F.3  PHASE-IN AND PHASE-OUT

(a)	Contractor Phase-In.  The services provided by this contract are vital to the Government’s overall effort, and continuity must be maintained at a consistently high level without interruption.  The Contractor is expected to meet full performance requirements from the start date of the base contract period.  The phase-in period shall be approximately 60 calendar days prior to the start date of the base contract period.  Office space will not be provided by the Government during the phase-in period.  The Contractor shall support a weekly meeting with the preceding Contractor(s) to discuss/identify problems or areas requiring attention during this phase-in period.  The Contractor shall accomplish phase-in in accordance with Section J, Attachment A, Part 1.

(b)  Contractor Phase-Out.  Phase-out activities shall be accomplished in accordance with FAR 52.237-3, Continuity of Services.

(End of clause)

The following clause (JSC 52.216-95) applies only to SOW Annex 6:

F.4  METHOD OF PLACING DELIVERY ORDERS (JSC 52.216-95)(SEPT 1998)

Delivery Orders may be placed only by the Contracting Officer.  Delivery Orders will be in writing on JSC Form 1429 or orally, followed by written confirmation.  Delivery Orders will be Number “1” and second will be Number “2”, and each succeeding Delivery Order will be numbered consecutively.

Each Delivery Order placed against this contract shall outline the following minimum information:

(A) Delivery Order Number and Contract Number; (B) Place of delivery or performance (including consignee); (C) Item/items ordered, including quantity, unit price, and amount of each: (D) Date of order, and required delivery date; (E) Name of person placing order (F) Funding and appropriation data;  (G) Procurement placement code; (H) Total amount; (I) Signature of the Contracting Officer.

Amendments to orders may be issued in the same manner as original orders.  Each order or amended order shall contain a citation of funds from which payment for the supplies or services ordered shall be made.

(End of clause)

F.5  OPTION TO EXTEND COMPLETION DATE (JSC 52.217-90) (OCT 1996)

The Government may require the contractor to continue to perform services under this contract.  The contracting officer may exercise this option by issuance of a unilateral contract modification 30 days or more before the completion date set forth in Section F.  Should the option be exercised, the resultant contract will include all terms and conditions of the basic contract as it exists immediately prior to the exercise of the option, except for the following changes:

Option 1 (Third Contract Year)

1.	B.4, entitled “Firm Fixed Price” shall be modified to increase the contract value by $3,042,067 to $8,963,011

2.	B.5, entitled “Estimated Cost and Award Fee” shall be modified to increase the estimated cost by $24,797,892 to $84,983,245 and to increase the maximum available award fee by $770,923 to $2,294,300.

3.  B.7, the price schedule for Contract Year 3 shall become effective

April 1, 2004.

4.  B.8, the pre-established Annex 6 ID/IQ prices for Contract Year 3 shall become effective for all delivery orders on or after April 1, 2004

5.  B.9, the pre-established Annex 13 cost values for Contract Year 3 shall be used as a basis for developing estimates to the extent possible for all task plans are requested on or after April 1, 2004.

6.  B.10, the pre-established Annex 6 fixed labor rates for Contract Year 3 shall be used in developing estimates for all delivery order (DO) proposals requested on or after April 1, 2004 to the extent DO proposals are to be estimated using fixed labor rates.

7.  B.11, the pre-established Annex 13 loaded labor rates for Contract Year 3 shall be used as a basis for developing estimates to the extent possible for all task plans are requested on or after April 1, 2004.

- F.2, entitled “Completion of Work” shall be modified to extend the Completion Date to March 31, 2005.

- I.3, the last sentence of the clause entitled “Indefinite Quantity” shall be modified to read “The contract shall govern the Contractor’s and Government’s rights and obligations with respect to that order to the same extent as if the order were completed during the contract’s effective period; provided, that the Contractor shall not be required to make any deliveries under this contract after March 31, 2005.”

10.  I.14, entitled “Payment for Overtime Premiums,” shall be modified to increase the overtime premium by $443,298

Option 2 (Fourth Contract Year)

1.	B.4, entitled “Firm Fixed Price” shall be modified to increase the contract value by $4,332,621 to by $17,382,988.

2.	B.5, entitled “Estimated Cost and Award Fee” shall be modified to increase the estimated cost by $26,141,214 to $125,418,295 and to increase the maximum available award fee by $ 792,674  to $3,087,001.

3.  	B.7, the price schedule for Contract Year 4 shall become effective April 1, 2006.

4.  	B.8, the pre-established Annex 6 ID/IQ prices for Contract Year 4 shall become effective for all delivery orders on or after April 1, 2006.

5.  	B.9, the pre-established Annex 13 cost values for Contract Year 4 shall be used as a basis for developing estimates to the extent possible for all task plans are requested on or after April 1, 2006.

6.  	B.10, the pre-established Annex 6 fixed labor rates for Contract Year 4 shall be used in developing estimates for all delivery order (DO) proposals requested on or after April 1, 2006 to the extent DO proposals are to be estimated using fixed labor rates.

7. 	 B11, the pre-established Annex 13 loaded labor rates for Contract Year 4 shall be used as a basis for developing estimates to the extent possible for all task plans are requested on or after April 1, 2006.

8.  F.2, entitled “Completion of Work” shall be modified to extend the Completion Date to March 31, 2006.

- I.3, the last sentence of the clause entitled “Indefinite Quantity” shall be modified to read “The contract shall govern the Contractor’s and Government’s rights and obligations with respect to that order to the same extent as if the order were completed during the contract’s effective period; provided, that the Contractor shall not be required to make any deliveries under this contract after March 31, 2006.”

10.  I.14, entitled “Payment for Overtime Premiums,” shall be modified to increase the overtime premium by $464,534.

Option 3 (Fifth Contract Year)

1.	B.4, entitled “Firm Fixed Price” shall be modified to increase the contract value by $4,325,762 to $21,930,577.

2.	B.5, entitled “Estimated Cost and Award Fee” shall be modified to increase the estimated cost by $27,160,099 to $152,578,394 and to increase the maximum available award fee by $ 827,059 to $3,914,060

3. 	B.7, the price schedule for Contract Year 5 shall become effective April 1, 2006.

4.  	B.8, the pre-established Annex 6 ID/IQ prices for Contract Year 5 shall become effective for all delivery orders on or after April 1, 2006

5.  	B.9, the pre-established Annex 13 cost values for Contract Year 5 shall be used as a basis for developing estimates to the extent possible for all task plans are requested on or after April 1, 2006.

6.  	B.10, the pre-established Annex 6 fixed labor rates for Contract Year 5 shall be used in developing estimates for all delivery order (DO) proposals requested on or after April 1, 2006 to the extent DO proposals are to be estimated using fixed labor rates.

7.  	B.11, the pre-established Annex 13 loaded labor rates for Contract Year 5 shall be used as a basis for developing estimates to the extent possible for all task plans are requested on or after April 1, 2006.

8.  	F.2, entitled “Completion of Work” shall be modified to extend the Completion Date to March 31, 2007.

- I.3, the last sentence of the clause entitled “Indefinite Quantity” shall be modified to read “The contract shall govern the Contractor’s and Government’s rights and obligations with respect to that order to the same extent as if the order were completed during the contract’s effective period; provided, that the Contractor shall not be required to make any deliveries under this contract after March 31, 2007.”

10.  I.14, entitled “Payment for Overtime Premiums,” shall be modified to increase the overtime premium by $491,690.

(End of Clause)

F.6  SHIPPING INSTRUCTIONS (JSC 52.247-94) (APR 1997)

All documentation shall be shipped to the addresses cited in the Annexes or appropriate DRD’s in Section J.  Shipment of all other items shall be as follows:

# Parcel Post Shipments and Freight Shipments

Ship to:	Transportation Officer, Building 421

NASA Johnson Space Center

2101 NASA Parkway

Houston, TX  77058-3696

Mark for:	Accountable Property Officer

Mark with:	Purchase Request No. _________________

Contract Number:  NAS 9-01056

For reissue to:	_______[to be completed by the CO]___________________________

(Name)     (Mail Code)   (Bldg)   (Rm)

(End of Clause)

F.7	FLIGHT ITEM  (JSC 52.247-95) (SEP 1989)

Block 16 of each Department of Defense Form 250 prepared for hardware or equipment to be shipped under this contract must be annotated as follows in 1/4-inch letters or larger by hand printing or rubber stamp:

‘THIS IS A FLIGHT ITEM: OR “THIS IS MISSION ESSENTIAL GROUND SUPPORT EQUIPMENT,” as applicable.

(End of clause)

F.8	BILLS OF LADING (1852.247-73) (JUNE 2002)

The purpose of this clause is to define when a commercial bill of lading or a government bill of lading is to be used when shipments of deliverable items under this contract are f.o.b. origin.

(a)	 Commercial Bills of Lading.  All domestic shipments shall be made via commercial bills of lading (CBLs).  The Contractor shall prepay domestic transportation charges.  The Government shall reimburse the Contractor for these charges if they are added to the invoice as a separate line item supported by the paid freight receipts.  If paid receipts in support of the invoice are not obtainable, a statement as described below must be completed, signed by an authorized company representative, and attached to the invoice.

"I certify that the shipments identified below have been made, transportation charges have been paid by (company name), and paid freight or comparable receipts are not obtainable.

Contract or Order Number: ___________

Destination:_____________".

(b)	 Government Bills of Lading.  (1) International (export) and domestic overseas shipments of items deliverable under this contract shall be made by Government bills of lading (GBLs).  As used in this clause, “domestic overseas” means non-continental United States, i.e. Hawaii, Commonwealth of Puerto Rico, and possessions of the United States.

(2)	 At least 15 days before shipment, the Contractor shall request in writing GBLs from: Cindy Ratliff, Transportation Branch, 2101 NASA Road One, Mail Code JB7, Houston, TX  77058.  If time is limited, requests may be by telephone: 281-483-3208.  Requests for GBLs shall include the following information.

(i)	 Item identification/ description.

(ii) Origin and destination.

(iii) Individual and total weights.

(iv) Dimensional Weight.

(v)	 Dimensions and total cubic footage.

(vi) Total number of pieces.

(vii) Total dollar value.

(viii) Other pertinent data.

(End of clause)

## CLAUSES THAT PERTAIN TO CONSTRUCTION ONLY

F.9	LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following solicitation provisions and/or contract clauses pertinent to this section are hereby incorporated by reference:

I.  FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1)

CLAUSE

NUMBER		DATE			TITLE

52.211-10                   APR 1984       COMMENCEMENT PROSECUTION AND

COMPLETION OF WORK

52.242-14		APR 1984	SUSPENSION OF WORK

II. NASA FEDERAL ACQUISITION REGULATION SUPPLEMENT (48 CFR CHAPTER 18)

CLAUSE

NUMBER	DATE		TITLE

No NASA By-reference clauses in F.7.

CLAUSES THAT PERTAIN TO ARCHITECT AND ENGINEER ONLY

F.10	LISTING OF CLAUSES INCORPORATED BY REFERENCE

NOTICE:  The following solicitation provisions and/or contract clauses pertinent to this section are hereby incorporated by reference:

I.  FEDERAL ACQUISITION REGULATION (48 CFR CHAPTER 1)

CLAUSE

NUMBER		DATE			TITLE

52.242-14		APR 1984		SUSPENSION OF WORK

II. NASA FEDERAL ACQUISITION REGULATION SUPPLEMENT (48 CFR CHAPTER 18)

CLAUSE

NUMBER	DATE		TITLE

No NASA By-reference clauses in F.8.

[END OF SECTION]