SECTION F – DELIVERIES OR PERFORMANCE

F.1	52.252.2	CLAUSES INCORPORATED BY REFERENCE (FEB 1998)

This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text.  Upon request, the Contracting Officer will make their full text available.  Also, the full text of a clause may be accessed electronically at this address: http://www.arnet.gov/far/.

(End of clause)

I.	FEDERAL ACQUISITION REGULATION CLAUSES

| NUMBER | TITLE | DATE |
| --- | --- | --- |
| 52.242-15 | Stop work order | Aug-89 |
| 52.242-15 | Stop work order - Alternate I (Apr 1984) | Aug-89 |
| 52.242-17 | Government Delay of Work | Aug-84 |

F.1.1		52.211-8	Time of Delivery  (Jun 97)

- The Government requires delivery to be made according to the following schedule:

| Required Delivery Schedule |
| --- |
| [Contracting Officer insert specific details] |
| Item No. | Quantity | Within Days After Date of Contract |

The Government will evaluate equally, as regards time of delivery, offers that propose delivery of each quantity within the applicable delivery period specified above. Offers that propose delivery that will not clearly fall within the applicable required delivery period specified above, will be considered non responsive and rejected. The Government reserves the right to award under either the required delivery schedule or the proposed delivery schedule, when an offeror offers an earlier delivery schedule than required above. If the offeror proposes no other delivery schedule, the required delivery schedule above will apply.

| Offeror's Proposed Delivery Schedule |
| --- |
| Item No. | Quantity | Within Days After Date of Contract |

(b) Attention is directed to the Contract Award provision of the solicitation that provides that a written award or acceptance of offer mailed, or otherwise furnished to the successful offeror, results in a binding contract. The Government will mail or otherwise furnish to the offeror an award or notice of award not later than the day award is dated. Therefore, the offeror should compute the time available for performance beginning with the actual date of award, rather than the date the written notice of award is received from the Contracting Officer through the ordinary mails. However, the Government will evaluate an offer that proposes delivery based on the Contractor's date of receipt of the contract or notice of award by adding (1) five calendar days for delivery of the award through the ordinary mails, or (2) one working day if the solicitation states that the contract or notice of award will be transmitted electronically. (The term "working day" excludes weekends and U.S. Federal holidays.) If, as so computed, the offered delivery date is later than the required delivery date, the offer will be considered nonresponsive and rejected.

(End of clause)

Alternate I (Apr 1984). If the delivery schedule is expressed in terms of specific calendar dates or specific periods and is based on an assumed date of award, the contracting officer may substitute the following paragraph (b) for paragraph (b) of the basic clause. The time may be expressed by substituting "on or before"; "during the months __________"; or "not sooner than __________ or later than ___________" as headings for the third column of paragraph (a) the basic clause. (b) The delivery dates or specified periods above are based on the assumption that the Government will make award by ________ [Contracting Officer insert date]. Each delivery date in the delivery schedule above will be extended by the number of calendar days after the above date that the contract is in fact awarded. Attention is directed to the Contract Award provision of the solicitation that provides that a written award or acceptance of offer mailed or otherwise furnished to the successful offeror results in a binding contract. Therefore, the offeror should compute the time available for performance beginning with the actual date of award, rather than the date the written notice of award is received from the Contracting Officer through the ordinary mails.

Alternate II (Apr 1984). If the delivery schedule is expressed in terms of specific calendar dates or specific periods and is based on an assumed date the contractor will receive notice of award, the contracting officer may substitute the following paragraph (b) for paragraph (b) of the basic clause. The time may be expressed by substituting "within days after the date of receipt of a written notice of award" as the heading for the third column of paragraph (a) of the basic clause.

(b) The delivery dates or specific periods above are based on the assumption that the successful offeror will receive notice of award by ________ [Contracting Officer insert date]. Each delivery date in the delivery schedule above will be extended by the number of calendar days after the above date that the Contractor receives notice of award; provided, that the Contractor promptly acknowledges receipt of notice of award.

Alternate III (Apr 1984). If the delivery schedule is to be based on the actual date the contractor receives a written notice of award, the contracting officer may delete paragraph (b) of the basic clause. The time may be expressed by substituting "within days after the date of receipt of a written notice of award" as the heading for the third column of paragraph (a) of the basic clause.

F.1.2		52.211-9	Desired and Required Time of Delivery (Jun-97)

(a) The Government desires delivery to be made according to the following schedule:

| Desired Delivery Schedule |
| --- |
| [Contracting Officer insert specific details] |
| Item No. | Quantity | Within Days After Date of Contract |

If the offeror is unable to meet the desired delivery schedule, it may, without prejudicing evaluation of its offer, propose a delivery schedule below. However, the offeror's proposed delivery schedule must not extend the delivery period beyond the time for delivery in the Government's required delivery schedule as follows:

| Required Delivery Schedule |
| --- |
| [Contracting Officer insert specific details] |
| Item No. | Quantity | Within Days After Date of Contract |

Offers that propose delivery of a quantity under such terms or conditions that delivery will not clearly fall within the applicable required delivery period specified above, will be considered non responsive and rejected. If the offeror proposes no other delivery schedule, the desired delivery schedule above will apply.

| Offeror's Proposed Delivery Schedule |
| --- |
| [Contracting Officer insert specific details] |
| Item No. | Quantity | Within Days After Date of Contract |

(b) Attention is directed to the Contract Award provision of the solicitation that provides that a written award or acceptance of offer mailed or otherwise furnished to the successful offeror results in a binding contract. The Government will mail or otherwise furnish to the offeror an award or notice of award not later than the day the award is dated. Therefore, the offeror shall compute the time available for performance beginning with the actual date of award, rather than the date the written notice of award is received from the Contracting Officer through the ordinary mails. However, the Government will evaluate an offer that proposes delivery based on the Contractor's date of receipt of the contract or notice of award by adding (1) five calendar days for delivery of the award through the ordinary mails, or (2) one working day if the solicitation states that the contract or notice of award will be transmitted electronically. (The term "working day" excludes weekends and U.S. Federal holidays.) If, as so computed, the offered delivery date is later than the required delivery date, the offer will be considered non responsive and rejected.

(End of clause)

Alternate I (Apr 1984). If the delivery schedule is expressed in terms of specific calendar dates or specific periods and is based on an assumed date of award, the contracting officer may substitute the following paragraph (b) for paragraph (b) of the basic clause. The time may be expressed by substituting "on or before"; "during the months _______"; or "not sooner than ______, or later than ______" as headings for the third column of paragraph (a) of the basic clause.

(b) The delivery dates or specific periods above are based on the assumption that the Government will make award by _________ [Contracting Officer insert date]. Each delivery date in the delivery schedule above will be extended by the number of calendar days after the above date that the contract is in fact awarded. Attention is directed to the Contract Award provision of the solicitation that provides that a written award or acceptance of offer mailed or otherwise furnished to the successful offeror results in a binding contract. Therefore, the offeror shall compute the time available for performance beginning with the actual date of award, rather than the date the written notice of award is received from the Contracting Officer through the ordinary mails.

Alternate II (Apr 1984). If the delivery schedule is expressed in terms of specific calendar dates or specific periods and is based on an assumed date the contractor receives notice of award, the contracting officer may substitute the following paragraph (b) for paragraph (b) of the basic clause. The time may be expressed by substituting "within days after the date of receipt of a written notice of award" as the heading of the third column of paragraph (a) of the basic clause.

(b) The delivery dates or specific periods above are based on the assumption that the successful offeror will receive notice of award by ___________ [Contracting Officer insert date]. Each delivery date in the delivery schedule above will be extended by the number of calendar days after the above date that the Contractor receives notice of award; provided, that the Contractor promptly acknowledges receipt of notice of award.

Alternate III (Apr 1984). If the delivery schedule is to be based on the actual date the contractor receives a written notice of award, the contracting officer may delete paragraph (b) of the basic clause. The time may be expressed by substituting "within days after the date of receipt of a written notice of award" as the heading of the third column of paragraph (a) of the basic clause.

# F.2		EFFECTIVE PERIOD OF THE CONTRACT

# The period of performance for this contract is divided into three  (3) primary phases, Phase I, Phase II, and Phase III, with Phase I being separated into two (2) sub phases, Phases IA and IB.  References to Phase I within this document shall include both sub phases.  The dates for these phases are defined in Clause H.1, “Option to Extend Term of the Contract.”

# F.3		DELIVERABLES

In performing the services and providing the support described in the Statement of Work, the Contractor shall provide the written deliverable items as described within this document.  Note that this list does not comprise all work products that will result from the DRIS contract work, to include system reports and data deliverables; this list is meant to outline written deliverables only.

## F.3.1	Deliverable Quality Standards

The Government will work with the Contractor to define specific quality standards for each deliverable.  For the documents themselves, the Government expects them to be timely, thorough, and accurate. That is, they arrive at the designated Government facility on or before the scheduled due date; they completely address the Government’s requirements; and the documents have no more than a few minor errors.  As each deliverable is usually the end result of a series of activities, prior to starting on the task, it is vital that the Contractor and the Government agree on the approach for the deliverable, the activities involved to develop it, and the outline/organization and any other expectations for the final product.

## F.3.2	Deliverable Reviews and Acceptance

After the delivery of a document, the Government will have twenty (20) business days to review the document and provide the Contractor with a list of any required revisions and/or corrections. The Contractor then will have five (5) business days to make these corrections and redeliver the document to the Government.  However, the Contractor is encouraged to review drafts of documents with the Government task area leads and other stakeholders, reducing the likelihood that the document will be found deficient, and therefore reducing rework for all parties.

# F.3.3	Delivery Method

Deliverables shall be provided electronically whenever possible.  Electronic delivery shall consist of one (1) CD with the deliverable files in both Acrobat.pdf and a current Microsoft Word format unless the Government requests a different format (i.e. wInsight, etc.).  The Contractor shall also provide one unbound hard copy.  Delivery via e-mail may be acceptable, or required, in some cases, per direction of the DRIS Program Manager (PM).  All correspondence forwarding deliverables shall be addressed to the PM and the CO, and delivered to the point of contact listed in Clause F.26 “Delivery Location.”  When possible, delivery shall be coordinated in advance with the point of contact listed in F.26 “Delivery Location.”

## F.3.4	List of Deliverables

The following chart provides a list and schedule of deliverables due during Phases IA and IB. The sections after the chart describe the deliverables in detail.  Many of the Phase I deliverables are Dress Rehearsal specific.  Phase II deliverables will be determined during Phase I.  Please note that the dates reflected in the chart are subject to change.

# Phases IA and IB Deliverables Chart

| Section F | References | Deliverable | Initial Delivery Date (or time after Contract Award) | Subsequent Delivery Date(s) |
| --- | --- | --- | --- | --- |
| F.4.1 | C.3.6 | Complete Contract Startup and Kick-off Meeting | 1 week |  |
| F.4.4 | C.3 | CMMI and ISO 9001 Compliance Plan | 1 month | Redeliver if revised |
| F.4.3 | C.3.3 | Cost Performance Report (CPR), and wInsight file | 1 month | Monthly, by 15th of following month |
| F.4.2 | C.3.7 | Monthly Status Report | 1 month | 10th day of each month |
| F.4.5 | C.3.12 | Inventory Control Report | TBD | Monthly, by 15th of following month |
| F.4.12 | C.3.8 | Deliver draft Subcontracting and Subcontract Participation Plan | 2 months | Redeliver if revised |
| F.4.8 | C.3.10 | Program Management Review (PMR) Meeting Agenda | 2 months (agenda due 5 days prior) | Monthly (agenda due 5 days prior) |
| F.4.8 | C.3.11 | PMR Meeting Minutes and Action Items | Within three working days after a meeting | Monthly |
| F.4.7 | C.3 | Deliver Program Management Plan for DRIS | 4 months | Living document with minimum of annual updates |
| F.4.9 | C.3.2 | Deliver Contract Work Breakdown Structure (CWBS) and CWBS dictionary | TBD | Redeliver if revised |
| F.6 | C.6.2 | Deliver first draft Concept of Operations (CONOPs) and Systems Architecture for DRIS (2008 Dress Rehearsal (DR) specific) | 4 months | NLT 8/1/07 (final 2008 DR) |
| F.5 | C.10.1 | Deliver draft documents needed for security accreditation (2008 DR specific) | 4 months | As needed for security accreditations |
| F.4.13 | C.3.4 | DRIS Financial Report | 4/15/06 | Every 6 months |
| F.7 | C.5 | Deliver initial draft Test Plan for DRIS (2008 DR specific) | 8 months | NLT 8/1/07 (final for 2008 DR) |
| F.8 | C.11 | Deliver initial draft Quality Assurance Plan for DRIS (2008 DR specific) | 8 months | NLT 8/1/07 (final for 2008 DR) |
| F.9 | C.11 | Deliver draft Quality Control Plan for DRIS (2008 DR specific) | 8 months | NLT 8/1/07 (final for 2008 DR) |
| F.10 | C.7 | Deliver draft detailed documentation including System Design Specifications for all DRIS systems and documentation addressing specific handling of Exceptions; QA and QC; scalability; interfaces with the Government’s systems; data standardization and organization; MIS report design; content, and sources of the data; user interface design documents for telephone and Internet; and security requirements for all components and functions of DRIS (2008 DR specific). This includes updating and delivering any documents previously delivered and showing traceability to Government requirements. | 1 year | NLT 8/1/07 (final for 2008 DR) |
| F.11 | C.9.1 | Deliver draft Acquisition Plan (2008 DR specific). | 1 year | NLT 8/1/07 (final for 2008 DR) |
| F.12 | C.7 | Deliver Physical Architecture Plan (servers, communications network, etc.). (2008 DR specific) | 1 year | NLT 8/1/07 (final for 2008 DR) |
| F.13 | C.4.2.2 | Deliver draft External Interface Control Document (EICD) (2008 DR specific) | 1 year | NLT 8/1/07 (final for 2008 DR) |
| F.14 | C.7 | The contractor shall develop, deliver, maintain, and adhere to detailed site plans (i.e. construction drawings) for all DRIS facilities it will initiate and operate. The Site Plans shall specify use of all space, outline adherence to Government requirements, and provide for site security (2008 DR specific). | 1 year | 18 months (final for 2008 DR) |
| F.15 | C.8, C.9.2.4.1 | Deliver draft 2008 DR Deployment Plan for DRIS | 1 year | NLT 8/1/07 (final for 2008 DR) |
| F.4.4 | C.3 | CMMI and ISO 9001 appraisal/audit results | 1 year | During each phase |
| F.4.13 | C.3.4 | Contract Funds Status Report (CFSR) | 1/15/06 | Quarterly |
| F.4.14 | C.3 | Document Tree | 1/15/06 | Quarterly |
| F.4.15 | C.3.9, H.13 | Deliver Self-Assessment for 1st Award Fee period (which ends 365 days after funding) | n/a | 10/20/06 |
| F.16 | C.7 | Design walk-through | 18 months | 24 months after award |
| F.24 | C.4.2.12.4 | Draft MIS Reports Guide | Within 18 months | NLT 8/1/07 (final for 2008 DR) |
| F.25 | C.8 | 2008 DR Systems Operating Guide and User Manual | Within 18 months | NLT 8/1/07 (final for 2008 DR) |
| F.4.15 | C.3.9, H.13 | Deliver Self-Assessment for Award Fee 2nd Period (which ends 730 days from contract funding) | n/a | 10/20/07 |
|  | C.7 | Deliver final DR versions of all DRIS documents previously delivered (only if updates needed based on testing results) | n/a | 11/11/07 |
| F.17 | C.7, C.8 | Certify Ready-For-Use of DRIS at all 2008 DR facilities | n/a | 12/11/07 |
| F.4.10 | C.3.2 | Project Schedule | TBD | TBD |
| F.4.11 | C.3.2 | Life Cycle Cost Estimate (LCCE) | TBD | TBD |
| F.18 | H.14 | Subcontracting Report (SF 294) | 4/1/06 | Semi-annually |
| F.19 | H.14 | Summary Subcontracting Report (SF 295) | 10/15/06 | Quarterly, within 15 days following the close of each calendar quarter |
| F.4.6 | C.3.14 | Health, Safety, and Security Report | 2007 (month TBD) | Monthly, by the 15th of following month |
| F.20 | C.7 | Deliver Phase II proposal – Build- out/Fit-up | 5/1/08 | TBD |
| F.20 | C.7 | Deliver Phase II proposal – System Operations | 9/1/08 | TBD |
| F.22 | C.8 | Deliver Lessons Learned from Dress Rehearsal | 9/15/08 | 12/31/08 |
| F.21 | C.8 | Complete 2008 DR Production Activities | NLT 12/31/08 | n/a |
|  | C.7 | Deliver initial 2010 updates of all DRIS documentation listed above in this table based on 2008 DR lessons learned | 12/31/08 | TBD |
| F.23 | C.4.2.7 | Standardize and Organize Response Data | TBD | TBD |

# F.4		PROGRAM MANAGEMENT

## F.4.1	Contract Startup and Kick-off Meeting

The Contractor shall conduct a team kick-off meeting, on a date specified by the Government after contract award, with the Government and other key DRIS personnel.  The purpose of the kick-off meeting is to introduce the major project participants; communicate the project background, scope, and schedule; ensure a common understanding of the contract and all obligations and responsibilities of the Contractor and the Government; review the activities required to initiate and manage the contract; and inform the team of necessary administrative items.  The Contractor shall work with the DRIS Program Office (PO) to schedule the contract kick-off meeting.

## F.4.2	Monthly Status Report

The Contractor shall submit, on a monthly basis throughout the life of the DRIS contract, a written Monthly Status Report.   The Contractor shall deliver the report by the tenth (10th) day of each month for the previous month’s activities.  The report shall be concise and at a minimum include the following information:

- The Contract Number and reporting period.

- Task order numbers and task name (if applicable).

- A summary of the technical work in the following format.

  - A narrative review of work accomplishments and/or significant events for the month.

  - Problems and solutions (to include impacts on quality, schedule and cost and proposed solutions).

  - Percent of work completed toward interim or final deliverables and estimates of time to complete deliverables

  - Major activities planned for the next month.

- Monthly and cumulative contract and task order (if applicable) dollars spent to date.

- Graph depicting task-spending plan (planned vs. actual completed by month and cumulatively).

- Indication of funds remaining by contract, phase, and task order (if applicable).

- Program issues and high level risks including, but not limited to the areas of, program management, facilities, equipment, staffing, and funding.

- Production information including production staffing and other production issues.

- Status and progress for 508 Compliance.

- Maintenance issues, maintenance risks and mitigation activities and/or plans.

- Security issues, security risks, mitigation activities and/or plans.

The Contractor and the Government shall jointly determine the full contents of the report, to include measurements and metrics for regular reporting, as well as the performance baselines/standards for these measurements, after contract award.

F.4.3	Cost Performance Report (CPR)

The Contractor shall generate a monthly and cumulative DRIS Cost Performance Report (CPR) for each phase/sub phase following the appropriate clauses.   The level of reporting shall be jointly determined after contract award based on the Contractor’s proposed Contract WBSs, however, the Contractor shall deliver the CPR at least at a minimum of the 3rd level.    The Contractor shall deliver CPR formats 1, 3, 4 and 5 with one cover sheet.  The Contractor shall deliver the CPR by the 15th of each month for the current (previous month) and cumulative period for the specific phase.  The Contractor’s CPR shall also reflect all subcontractors’ EV methodology metrics for both the current and cumulative periods.  The Contractor shall show current and cumulative variances and report on the reasons for these variances.  The current and cumulative variance thresholds will be negotiated after contract award.  The Contractor shall provide the Government with a wInsight (the Census Bureau’s EV software tool) file each month, to be delivered with the CPR.  Guidelines of Department of Defense (DOD) 5000.22 (Section 6.4) shall be used to establish cost reporting requirements for subcontractors on the DRIS contract.

# F.4.4	CMMI and ISO 9001 Compliance Plan and Appraisal/Audit Results

Within the first month of contract award, the Contractor shall provide a plan for CMMI Level 3 and ISO 9001 compliance.  The Contractor shall meet the requirements for this project in a manner compatible with the SEI CMMI Level 3 processes and current ISO 9001 standards throughout the DRIS period of performance.  The Contractor shall ensure that all deliverables produced by all DRIS subcontractors are produced in a manner consistent with CMMI Level 3 processes ISO 9001 standards, and software engineering best practices.

In addition, within the first year of contract award, the Contractor shall complete a successful CMMI appraisal to verify attainment of Level 3 process maturity and complete a successful ISO 9001 audit on the overall DRIS project.  The Contractor shall again complete the same successful appraisal and audit processes within 6 (six) months after the start of Phase II.  The Contractor shall provide the Government with all documentation resulting from the CMMI appraisal and the ISO 9001 audit as soon as available from the SEI certified assessor/appraiser or ISO certified auditor.  (Refer to Section C.3 for additional information on the CMMI compliance plan and the appraisal/audit results.)

### F.4.5	Inventory Control Report

The Contractor shall provide an inventory control report in an electronic format compatible with the Government’s Property Control System.  The Contractor shall provide the Inventory Control report by the 15th of each month with information current through the end of the previous month.  The Contractor shall show all changes to DRIS purchased inventory within the Contractor and Government facilities for the previous month.  The Government will work with the Contractor to develop the requirements during Phase IA/IB.  (Refer to Section C.3.12 for additional information on Inventory Management).

# F.4.6	Health, Safety, and Security Report

# For Contractor provided facilities and staffing, the Contractor shall develop, deliver, adhere to and maintain health, safety, and security programs.  The Contractor shall ensure that their DRIS health, safety and security programs comply with policies and practices that ensure workplace safety and security in accordance with all Federal, State, local, and Occupational Safety and Health Administration (OSHA) regulations.  The Contractor shall deliver a Health, Safety, and Security Report by the 15th of the month, for the previous month’s activities, for DRIS Data and Call Centers only.  At the Government’s request, the Contractor shall make available all safety and security incident reports for all Contractor-operated DRIS facilities.

### F.4.7	Program Management Plan for DRIS

The Contractor shall develop, deliver, maintain and adhere to the DRIS Program Management Plan that includes the management strategy and processes for all DRIS efforts.  At a minimum, the DRIS Program Management Plan shall:

a.	Establish the project organization, structure, authority, roles, responsibilities, and internal reporting relationships;

b.	Establish the contracted site operations organization, structure, authority, roles, responsibilities, and internal reporting relationships;

c.	Establish project management procedures and policies;

d.	Define interfaces between the project and the Government;

e.	Define roles relative to other corporate units, and the interfaces between the project and other corporate units;

f.	Establish reporting requirements;

g.	Describe the relationship of the project organization and management procedures to the Contract Work Breakdown Structure (CWBS);

h.	Establish a Master Milestone Schedule;

i.	Establish performance metrics and baselines, as well as a schedule for gathering, monitoring, and reporting these performance parameters; and

j.	Describe cost and schedule reporting mechanisms.

### F.4.8	Program Management Review (PMR) Meeting Agendas and Minutes

The Contractor shall schedule and present Program Management Reviews on a monthly basis at Census Bureau headquarters unless the Government and Contractor jointly agree upon an alternate site and/or a change in time.  The purpose of the PMR is to communicate status and issues to a broad-based audience, including Government managers and oversight organizations.  The review shall address technical, business and programmatic topics, with focus on status, performance and issues/risks.   The first PMR shall be held within sixty (60) days of the contract kickoff meeting.  (Refer to Sections C.3.10 and C.3.11 for additional information regarding PMR’s agendas and meetings).

F.4.9		Contract Work Breakdown Structure (CWBS)

The Contractor shall develop, deliver, maintain, and adhere to detailed product-oriented CWBSs for DRIS consistent with MIL-HDBK-881 (http://www.acq.osd.mil/pm/newpolicy/wbs/ mil_hdbk_881/ mil_hdbk_881.htm) to use for its management of the DRIS Contract.  The Contractor shall ensure that the CWBS will allow for Government visibility into the Contractor’s detailed milestones and the status of deliverables and products for the DRIS contract.  The Government will use this information for performance measurement and tracking of the status of DRIS activities.  The Contractor shall minimize the use of Level-of-Effort cost accounts to the greatest extent practical.  The Government has developed a level 2 Program WBS for Phase IA, which is provided in Section J Attachment 4.  The Government will also develop Program WBSs for Phases IB, II and III based on the Contractor’s solution.  The Contractor shall develop a detailed CWBS for each phase based on the Government’s Program WBS.  The Contractor shall develop, deliver, maintain, and adhere to separate CWBSs for each phase/sub phase of DRIS with the phase or sub phase as the top level.  Given the current phase structure for Phases IA, IB, II and III, the Government expects four separate CWBSs. The Contractor shall update the CWBS when necessary to reflect changes in tasking, program structure, program organization, contractual or sub-contractual agreements, or reporting requirements.  (Refer to Section C.3.2 for additional information.)

The Contractor shall develop, deliver, maintain, and adhere to a dictionary for each CWBS. The Contractor shall provide the Government with updates to the dictionaries as changes occur to the CWBSs.

### F.4.10	Project Schedule

The Contractor shall develop, deliver, and maintain a project schedule that ties to the CWBS, for the purposes of detailing and tracking status of work activities.  The project schedule shall include a unique CWBS identifier for each schedule entry and weighted milestones.  The Contractor shall provide schedule updates based on the CWBS to the Government in a Primavera ( (P3e) format.  The timing of this update will be agreed upon during Phase IA.

F.4.11	Life Cycle Cost Estimate (LCCE)

The Contractor shall develop, deliver, maintain, and adhere to a DRIS Life Cycle Cost Estimate that links to the CWBSs and project schedule.  The LCCE shall include all projected costs for the program for all phases and sub phases.  The Contractor shall identify all assumptions and constraints used in developing the estimate.  The Contractor shall perform and document cost analyses and provide those analyses to the Government. The Contractor shall update the LCCE based on new or updated information on the program as requested by the Government.  After award, the Government will work with the Contractor to refine the LCCE.  The Contractor shall update the LCCE as needed to support the Government’s budget process.  The Government will determine the timing of updates during Phase IA.

# F.4.12	Subcontracting and Subcontract Participation Plan

The Contractor shall establish, maintain, and adhere to a Subcontracting and Subcontract Participation plan that commits a minimum of thirty percent (30%) of the total contract price by Phase and FY to small businesses, minority businesses, women-owned businesses, veteran-owned business and HUBZone businesses (combined). The Contractor shall subcontract a minimum of twenty-five percent (25%) of the total contract price to first or second tier subcontractors.  The remaining fiver percent (5%) can be subcontracted to third and fourth tier subcontractors.

The Contractor shall submit a Subcontract Participation Plan that identifies the types of DRIS functions/performance areas within the contract scope that will be available to small businesses.

F.4.13	Contract Funds Status Report (CFSR) and DRIS Financial Report

The Contractor shall generate a Contract Funds Status Report (CFSR), DD Form 1586 based on the CWBS.  The Contractor shall deliver the CFSR quarterly (January 15th, April 15th, July 15th and October 15th).

The Contractor shall provide DRIS Financial Reports semiannually, by April 15th and October 15th of each year, to support the Government’s budget process.  The Contractor shall provide separate financial reports for paper, telephone, and the Internet.  The Contractor’s reports shall include the previous six months and cumulative financial information by phase for all phases.  The expected format of this report is shown in Section J, Attachment 4, however, this format may change based on the Contractor’s solution and proposed CWBSs.  The Government will provide the detailed requirements for this report after contract award.

### F.4.14	Document Tree

The Contractor shall develop and maintain a document list, such as a document tree, quarterly (January 15th, April 15th, July 15th, and October 15th of each year) that shows traceability among the Contractor’s DRIS documentation.  Further, this list will provide a description of the linkage between documents, either through reference or through subdocument structures.  As an example, the Program Management Plan will likely incorporate by reference several other sub plans, such as the Staffing Plan, and Subcontractor Plan, which will each have its own independent revision cycle.  The Government would like to see these linkages clearly spelled out. The tree will include the document name, author, update date, and relationship to other documents.

### F.4.15	Self-Assessment Report for Award Fee Determination

The Contractor shall provide a self-evaluation summarizing the previous period’s activities.  The report shall be brief and factual and shall provide, at a minimum, the following information:

a.	Cover Page; Contract Title and Number; Contractor’s Name; Date of Report and Reporting Period.

- Section I - An introduction of overall progress, plus a separate description of each task or other logical segment of work on which effort was expended during the reporting period.  The description shall include pertinent data and/or graphs in sufficient detail to explain any significant results achieved.

- Section II - A description of current technical or substantive performance and any problems, which may prevent performance.  The section shall include a summary of responses to negative Individual Event Reports.

d.	Section III - A planning schedule of significant work, including start-up and completion dates.  Updates should be provided in subsequent technical progress reports; including an explanation of any differences between actual progress and planned progress, why the differences have occurred and if behind in progress, what corrective steps are planned.

e.	Section IV - A status of Subcontracting Compliance.  The Contractor shall provide:

- The name, address, and business status of all subcontractors;

- The monthly expenditures and percent of cumulative expenditures for large businesses, small businesses, small disadvantaged businesses, women-owned small businesses, veteran-owned small businesses, service disabled veteran-owned small businesses and HUBZone small businesses;

- Any variance with explanation between the Contractor’s actual small business subcontracting utilization and small business subcontracting goals by type and overall; and

- An updated Subcontract Participation Plan, if changes are necessary.

# F.5		SECURITY

The Contractor shall deliver, maintain, and adhere to all documentation needed to fulfill security requirements and accreditation processes.  The Contractor shall provide the following for all DRIS systems or facilities:  (Refer to Section C.10.1 for additional information regarding Security requirements).

- Security Plans that addresses all processes the Contractor will follow to ensure that DRIS, its components and associated facilities meet the security requirements necessary to receive accreditation, and complies with NIST Special Publication 800-18;

- Continuity of Operations Plan (COOP) that also address contingency planning and complies with NIST Special Publication 800-34;

- Overall Risk Management Plan and Risk Assessments that complies with NIST Special Publication 800-30;

- Other specialized risk assessments on E-authentication (NIST Special Publication 800-63), data sensitivity, and file transfers as appropriate for the system/facility; and

- Supporting documentation that supports every Test ID within the Bureau of the Census’ Security Test and Evaluation document.  This document will be available within Section J of this RFP.

The Contractor shall provide, maintain, and adhere to documentation required to support the NIACAP process, including completing a FIPS 800-26 Self Assessment on an annual basis.

The Government in conjunction with the Contractor will develop a comprehensive risk management plan that conforms to NIST Special Publication 800-30.  This plan shall include performing a risk assessment of the entire program every year to include individual assessments of each contractor facility.  In addition the risk management plan shall also require ongoing updates to the risk assessments as new risks are identified throughout the life cycle.  The agreed upon risk assessment level must be rated at the “low” level prior to the start of any operations.  The Contractor shall provide a Plan of Action and Milestones for any issues that arise from the annual risk assessments.

Prior to processing any census data, the Contractor’s system/site must be certified by the Chief of the Information Technology Security Office (ITSO) and the Department of Commerce Office of Security at the Census Bureau and accredited by the Associate Director for Decennial Census, according to the modified National Information Assurance Certification and Accreditation Process (NIACAP).  This process is documented in the Department of Commerce IT Security Program Policy located at http://www.osec.doc.gov/cio/oipr/itsec/DOC-IT-Security-Program-Policy.htm.

The Contractor shall comply with all applicable security requirements stated in the Census Bureau’s IT Security Program Policies (See Section J, Attachment14, Part II).  This policy includes provisions for IT, physical and personnel security.

F.6		CONCEPT OF OPERATIONS (CONOPS) AND SYSTEM ARCHITECTURE FOR DRIS

The Contractor shall develop, deliver, maintain, and adhere to a CONOPS that addresses, at a high level, the acquisition of space and equipment for the development of lab(s); the integration and operation of the DRIS system; the identification, hiring, training, and management of an adequate work force; the provision of facilities management services; the conduct of data capture operations; and the close out and disposition of facilities, materials, and personnel at the conclusion of data capture operations.

Also, as part of the CONOPS and System Architecture documentation for DRIS, the Contractor shall develop, deliver, update and adhere to a maintenance plan that examines how to ensure the operational reliability and security of DRIS.

# F.7	TEST PLAN FOR DRIS

The Contractor shall develop, deliver, maintain and adhere to a test plan that delineates the tests needed for all aspects of the DRIS.  The Contractor’s Test Plan shall comply with CMMI and ISO 9001 guidelines.  The Contractor’s Test Plan shall address both Contractor required and Government required tests.  The Contractor shall obtain Government concurrence on its test plan prior to implementation.  The Contractor shall maintain flexibility in its test plans to allow for  a series of revisions through the life of the DRIS contract, for which the Government and the Contractor will jointly determine the timing.  (Refer to Section C.5 for additional information on the test plan.)

.   The Co

# F.8	QUALITY ASSURANCE PLAN FOR DRIS

The Contractor shall develop, deliver, maintain, and adhere to a Quality Assurance Plan that identifies the quality standards and processes for evaluating overall project performance on a regular basis to provide confidence that the project will satisfy relevant quality standards. The QA Plan shall cover all DRIS technical processes, as well as project management and subcontract management processes. (Refer to Section C.11 for information on the QA plan.)

F.9	QUALITY CONTROL PLAN FOR DRIS

The Contractor shall develop, deliver, maintain, and adhere to a Quality Control Plan that will plan for monitoring project results to determine their compliance with relevant standards and requirements, and identify errors and recycle and correct data as well as identify ways of eliminating causes of unsatisfactory performance.  The goal of the QC Plan is to maintain the quality of the Census data, as well as the quality of the service provided by the electronic response modes.  (Refer to Section C.11 for additional information on the QC plan.)

# F.10	SYSTEM DESIGN SPECIFICATIONS

The Contractor shall develop, deliver, maintain, and adhere to detailed documentation including System Design specifications for all DRIS Systems and documentation addressing specific handling of Exceptions, QA and QC, scalability, interfaces with the Government’s systems, data standardization and organization, MIS report design, content, and sources of the data, user interface design documents for telephone and Internet, facility requirements for Government- provided DR sites, and security requirements for all components and functions of DRIS (2008 DR specific).  The requirements definition and design process may require updating and delivering any documents previously delivered and showing traceability to Government requirements.  Specifications and system designs shall be compliant with relevant standards.

# F.11	ACQUISITION PLAN

The Contractor shall develop, deliver, maintain, and adhere to a draft Acquisition Plan for acquiring the systems, infrastructure and facilities (including identifying all 2008 DR and 2010 Census DRIS sites) needed for the 2008 DR and 2010 DRIS.  Such a strategy must take into account scalability and technology transfer to the Government.

# F.12	PHYSICAL ARCHITECTURE

The Contractor shall develop, deliver, maintain, and follow the DRIS 2010 Census Physical Architecture, which shall be integrated with the overall 2010 Census Physical Architecture.  Some of the DRIS Physical Architecture products include: physical data model, system design, system performance parameters, etc.

# F.13	EXTERNAL INTERFACE CONTROL DOCUMENT (EICD)

The Contractor shall develop, deliver, maintain, and adhere to a detailed External Interface Control Document (EICD) that thoroughly details all interface points and the timing and method of interface between DRIS components, other Government systems and the Contractors systems.  (Refer to Section C.4.2.2 and Section J, Attachment 6 for additional information.)

# F.14	SITE PLANS FOR DRIS FACILITIES

The Contractor shall develop, deliver, maintain, and adhere to detailed site plans (i.e. construction drawings) for all DRIS facilities it will initiate and operate as applicable.   The Site Plans shall specify use of all space, outline adherence to Government requirements, and provide for site security.

# F.15	DEPLOYMENT PLAN FOR DRIS

The Contractor shall develop, deliver, maintain, and adhere to a plan for deployment of system components and personnel to sites.  The plan for deployment at a minimum shall include:

a.	Specific placement of resources, as well as the timing of that placement.

- Detailed position descriptions and qualification standards, as appropriate, for identified job positions.

- Recommendations to the Government’s NPC facility for operational staffing recommendations for the paper capture at the NPC.

- A comprehensive training program for all DRIS operations, including training materials and operational procedures covering all DRIS production, quality assurance, and control operations.  HR data shall be provided on a weekly basis on such processes as recruiting, hiring and staffing, as appropriate, by operation to the Government.

- Delineate the processes (equipment, infrastructure, staffing, and facilities) needed to deploy the system components of the DRIS system.

- The Phase II Deployment Plan developed at the end of Phase IB will also address national deployment of the DRIS components and full-scale production operations for the 2010 Census.

# F.16		DESIGN WALK-THROUGHS

The Contractor shall walk through existing DRIS functionality under development.  The walk throughs shall cover all designs, procedures, and facilities developed to date for paper capture, Internet assistance and enumeration, telephone assistance (IVR and telephone agent), and telephone agent collection operations required for 2008 DR and 2010 Census operations.

F.17		CERTIFY READY-FOR-USE OF DRIS AT ALL FACILITIES

The Contractor shall develop, deliver, and maintain a pre-production version of the 2010 DRIS ready to process the 2008 DR workload where the Contractor shall provide remedies, technical and/or operational, for problems encountered during the 2008 DR operation.  After the 2008 DR, the Government and the Contractor shall jointly determine which changes need to be made to the pre-production system prior to 2010 Census production operations.

# F.18		SUBCONTRACTING REPORT

The Contractor shall submit a Subcontracting Report for Individual Contracts to report subcontracting activities under this contract on a Standard Form 294 in accordance with the General Instructions on the reverse side of the form.  (Refer to Section H.14 for additional information).

The report shall be submitted semi-annually to:

Distribution		Addressee

Original			U.S. Department of Commerce

The Office of Small and Disadvantaged Business Utilization

14th Street and Constitution Avenue, N.W.

Room H6411

Washington, DC 20230

Copy			Contracting Officer

U.S. Census Bureau

Acquisition Division

4700 Silver Hill Road

Room G-314; FOB #3

Washington, DC  20233-4400

# F.19		SUMMARY SUBCONTRACT REPORT

The Contractor shall submit a Summary Subcontract Report on all of its contracts with the Department of Commerce, which has subcontracting goals on a Standard Form 295. The report shall be submitted quarterly. The report shall be submitted no later than fifteen (15 ) days following the close of each calendar quarter. The report shall be submitted to the addresses listed in Clause F.18 “Subcontracting Reports.”  (Refer to Section H.14 for additional information.)

# F.20	PHASE II PROPOSAL(S)

The Contractor shall develop and deliver proposals for Phase II work.  The first proposal delivered in May 2008 shall address build-out/fit-up of 2010 Census DRIS sites.  The second delivered after 2008 DR will address systems and operations.  These proposals will build upon the lessons learned from Phase I and will provide revisions of the Contractor’s management, technical, and quality assurance approaches, with a goal of creating a risk-reduction plan for completion of the system development cycle, compliant with the jointly developed DRIS specification and design.

# F.21		PRODUCTION ACTIVITIES FOR DRESS REHEARSAL

The Government will determine the timeframe and workload of the 2008 DR during Phase IA/IB, but at a minimum, the Contractor shall deliver and maintain support activities for the 2008 DR as follows: (Refer to Section C.8 for additional information.)

a.	Build-out an existing Government-provided site as a 2008 DR facility for paper capture at the Census Bureau’s National Processing Center (NPC) in Jeffersonville, IN.  Build-out/Fit-up an existing Census Bureau facility for the Internet capture of 2008 DR respondent data.  The Government will determine this site during Phases IA/IB.  The Contractor shall provide remedies, on-site technical support of the paper capture and Internet 2008 DR components. The Contractor is not responsible for recruiting personnel and staffing the 2008 DR operations for paper capture, but shall be on-site at NPC to provide operational training and support.

- Acquire and deploy the facilities and staffing needed for telephone collection and IVR in the 2008 DR.

# F.22	LESSONS LEARNED FROM DRESS REHEARSAL

The Contractor shall document and deliver a Lessons Learned document from the 2008 DR.  This document will provide a project record of the learning – both through successes and failures – gained during execution of Phase I of the DRIS program. The Lessons Learned document will be applied to Phase II of the project; therefore, the Contractor shall link each lesson to a Phase II strategy for system and process improvement.

# F.23	STANDARDIZE AND ORGANIZE RESPONSE DATA

The Contractor shall standardize and organize all DRIS response data from all DRIS self-response modes and from hand-held computers (HHCs) used by enumerators into a single predefined format for delivery to the Government’s systems.  Based on Government feedback during Phases IA/IB, the Contractor shall finalize and document its solution to develop the standard transfer format and any edits required during the standardization and organization process.

# F.24	MIS REPORTS GUIDE

The Contractor shall develop, deliver, and maintain a MIS Reports User Guide documenting all MIS reports delivered to the Government.  The Contractor is required to design, develop and deliver MIS reports that will provide daily and cumulative status and quality metrics for all steps in the DRIS operations for both the 2008 DR and the 2010 Census.  Hence, the guide will be used to aid the Government in reviewing and interpreting the data in these reports, such as identifying the source of the data and calculations.

The Contractor shall work with the Government during Phases IA/IB to jointly determine the content of the Users’ Guide.  (Refer to Section C.4.2.12 for additional information regarding MIS Reporting.)

# F.25		SYSTEMS OPERATING GUIDE AND USERS’ MANUAL

The Contractor shall develop, deliver, and maintain a 2008 DRIS Systems Operating Guide and Users’ manual.  The Contractor shall include information on operating the components of DRIS, which can be utilized by Government-provided operators, such as in the NPC.

# F.26		DELIVERY LOCATION

Unless otherwise required by this contract, all correspondence and deliverables shall be delivered to the following person or his representative:

Mike Palensky

Contracting Officer

U.S. Census Bureau

Acquisition Division

4700 Silver Hill Road

Room G-314; SFC #3

Washington, DC  20233-4400

[END SECTION F]