Norfolk LRT

Norfolk, Virginia

(November 2006)

Hampton Roads Transit (HRT) is proposing to construct and operate an 11-station, 7.4-mile light rail transit (LRT) line within the city of Norfolk that is intended to serve as the initial segment of a regional rapid transit system.  The project alignment would begin at the Eastern Virginia Medical Center, move eastward as a dedicated in-street guideway through downtown Norfolk to Norfolk State University, and continue along an abandoned Norfolk Southern Railroad right-of-way (ROW) parallel to Interstate 264

(I-264) to the eastern terminus at the Norfolk/Virginia Beach city line at Newtown Road.  Park-and-ride access to the system would be provided by the construction of new facilities at Newtown Road, Military Highway, and Ballantine Boulevard, as well as shared use of existing parking facilities at the Harbor Park baseball stadium on the southeastern fringe of downtown, where a station is planned.  The project scope also includes an LRT maintenance facility and the purchase of nine vehicles.  The project will use line-of-sight operations with advanced vehicle location systems.  Service would operate at 7.5-minute frequencies during peak periods.

Travel forecasts indicate worsened congestion on I-264 and major arterials (Brambleton Avenue, Virginia Beach Boulevard, Tidewater Drive) within the project corridor through 2025.  Options for improving mobility within the area are limited by geographic constraints (numerous waterways) and the absence of transportation rights-of-way.  The Norfolk LRT project takes advantage of an abandoned rail ROW and is intended to help meet future travel demand to downtown Norfolk and throughout the corridor, provide improved mobility for transit dependent populations, and achieve local land use goals.  The project is further intended to provide a rapid transit connection from Harbor Park and other fringe park-and-ride facilities to destinations within the downtown area.

| Summary Description |
| --- |
| Proposed Project: | Light Rail Transit |
|  | 7.4 Miles 11 Stations |
| Total Capital Cost ($YOE): | $232.10 Million (includes $5.6 million in finance charges) |
| Section 5309 New Starts Share ($YOE): | $127.98 Million (55.1%) |
| Annual Forecast Year Operating Cost: | $10.50 Million |
| Ridership Forecast (2025): | 6,500 Average Weekday Boardings |
|  | 1,600 Daily New Riders |
| Opening Year Ridership Forecast (2010): | 2,900 Average Weekday Boardings |
| FY 2008 Local Financial Commitment Rating: | Medium |
| FY 2008 Project Justification Rating: | Medium |
| FY 2008 Overall Project Rating: | Medium |

HRT has demonstrated significant progress on the project in the last year.  However, the sufficiency of the project’s cost effectiveness is vulnerable to any increase in the project’s cost estimate.  HRT will need to develop and implement a project execution strategy which effectively manages the use of project contingencies and major project risks, as well as continued achievement of sufficient New Starts ratings, before FTA considers a Full Funding Grant Agreement (FFGA) for the Norfolk LRT project.

Project Development History and Current Status

In 1997, FTA approved into preliminary engineering (PE) an 18-mile LRT system extending between the cities of Norfolk and Virginia Beach.  The Draft Environmental Impact Statement (EIS) for the project was completed in April 1999.  In November 1999, Virginia Beach voters failed to approve a local funding measure for the project, resulting in the truncation of the project at Kempsville Road within the city limits of Norfolk.  FTA approved the abridged project into PE in October 2002.  A Supplemental Draft EIS was completed in January 2003.  HRT undertook subsequent scope and cost reductions resulting in the current 7.4-mile alignment.  In October 2005, the city of Norfolk passed an ordinance intended to limit the availability of parking downtown, which was a key assumption in HRT’s travel forecasts for the project.  FTA included the Norfolk LRT in the “other projects” category in the FY 2007 President’s Budget, issued in February 2006.  FTA issued a Record of Decision for the project in April 2006.  The following month, FTA completed an assessment of the risk associated with the project’s scope, schedule, and budget that identified needed scope and budget enhancements to improve the reliability of the cost estimate.   The Norfolk LRT project was approved into final design in September 2006.

Significant Changes Since FY 2007 Evaluation (November 2005)

The project’s budget increased by over $28 million as a result of the findings of the May 2006 risk assessment.  HRT increased the requested New Starts funding amount to cover this increase, resulting in a change in the New Starts share from 49 percent to 55 percent of total project costs.  In addition, HRT expanded the scope and cost of the baseline alternative against which the cost effectiveness of the project is measured, which contributed to the estimate reported below.

###### Project Justification Rating: Medium

The project is rated Medium for project justification based on its Medium ratings for cost effectiveness and transit-supportive land use.

Cost Effectiveness Rating: Medium

The Medium cost effectiveness rating reflects the level of travel-time benefits (2,100 weekday hours) relative to the project’s annualized costs.

| Cost Effectiveness |
| --- |
| Cost per Hour of Transportation System User Benefit Incremental Cost per Incremental Trip | New Start vs. Baseline $22.77* $29.56 |

* Indicates that measure is a component of Cost Effectiveness rating.

HRT’s travel forecasts indicate that the project will predominantly benefit downtown-bound commuters.  The forecasts assume the existence of a significant parking deficit in downtown Norfolk by 2025.  This parking deficit would be relieved, in part, by the connection of the proposed LRT system to parking facilities located on the fringe of the central business district (CBD).   Seventy-five percent of projected travel-time benefits are consequently attributable to this park-and-ride market, assuming the projected parking deficit is realized.  FTA has accepted the City of Norfolk’s downtown parking ordinance as the basis for realization of its travel forecasts, but notes that such a policy-driven estimate carries some risk.

The project is modest compared to most other LRT systems.  The scope includes single car operations and “line of sight” signalization; therefore, its cost estimate is significantly lower than any other LRT system currently under construction.   Attainment of the current cost estimate requires very close monitoring of the project schedule and market data.  This is HRT’s first undertaking of a major capital gudeway project.

Transit-Supportive Land Use Rating: Medium

The Medium land use rating is based upon the Medium-High rating assigned to transit-supportive plans and policies and performance and impacts of policies, and the Medium-Low rating for existing land uses in the project corridor.

Existing Land Use: Medium-Low

- Employment and population levels in the area served by the project are modest.  Station area employment is estimated at approximately 53,800 employees.  Total CBD employment is 42,000, and population densities average 4,200 persons per square mile in station areas.

- Pedestrian access in the CBD and redeveloping waterfront neighborhoods has improved considerably within the past few years.  Elsewhere, neighborhoods are generally walkable, but some developments at each end of the alignment have considerable surface parking.

- Downtown Norfolk generally maintains an adequate parking supply, although some areas suffer from parking shortages.  Parking costs in the CBD range from $4 to $14 per day.

Transit-Supportive Plans and Policies: Medium-High

- Jurisdictions in the Hampton Roads area have adopted and applied various tools for growth management, primarily oriented toward the preservation of natural areas.

- The City of Norfolk has adopted and implemented redevelopment plans for the downtown area that focus on creating a mixed-use, pedestrian-scaled environment that builds on historic architecture and amenities such as the waterfront.

- Residential densities in corridor neighborhoods typically range from six to 15 units per acre but are much higher for some newer downtown developments.  Redevelopment plans are also being implemented to rebuild residential neighborhoods in the corridor.

- Pedestrian-oriented design guidelines have been adopted for a number of areas in the corridor, especially near downtown, and are being enforced.

- Some downtown and adjacent districts do not require off-street parking and allow provisions for shared parking.  The city has adopted a transit-oriented parking policy that sets a goal of maintaining overall parking ratios for office development at or below current levels of 3.7 spaces per 1,000 square feet.

- The city is considering the adoption of a transit overlay district that could be applied to station areas to restrict uses, establish design standards, and restrict parking.

- The City of Norfolk has been a strong leader in planning initiatives to redevelop downtown and many residential neighborhoods of the city.  City agencies have a number of financial and regulatory incentives at their disposal and have aided with land acquisition and assembly in redevelopment areas.

Performance and Impacts of Policies: Medium-High

- Significant redevelopment activities have occurred in downtown Norfolk in recent years, and these developments have been consistent with pedestrian-oriented design principles.

- Vacant and underutilized properties are being transformed into mixed-use, urban-scale developments with residential, retail, and office uses.

- Development in the easternmost station areas continues to be auto-oriented.

- There is a moderate amount of redevelopment potential in transit station areas.  A market for both new commercial and residential development in the downtown area has been demonstrated and is likely to continue.

Other Project Justification Criteria

| Mobility Improvements Rating: Medium |
| --- |
| Within ½-mile radius of boarding areas: Existing Employment Projected Employment (2025) Low Income Households (% of total HH) Average Per Station: Employment Low Income Households Transportation System User Benefit Per Project Passenger Mile (Minutes) | 53,800 62,200 1,800 (24%) 4,900* 200* New Start vs. Baseline 7.84* |
| Environmental Benefits Rating: High |
| Criteria Pollutant (Reduction in tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds (VOC) Particulate Matter (PM10) Carbon Dioxide (CO2) Criteria Pollutant Status 8-Hour Ozone (O3) Annual Energy Savings (million British Thermal Units) | New Start vs. Baseline 36 1 1 0 1,149 EPA Designation Marginal Non-Attainment Area* 15,017 |
| Operating Efficiencies Rating: Medium |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline $0.439* | New Start $0.433* |

* Indicates that measure is a component of rating for each criterion.

# Local Financial Commitment Rating: Medium

The Medium local financial commitment rating is based on Medium ratings for the New Starts share of project costs and the operating finance plan and the Medium-High rating for the capital finance plan.

Section 5309 New Starts Share of Total Project Costs: 55%

Rating: Medium

HRT is requesting 55 percent in New Starts funding to cover total project costs, which results in a Medium rating for this measure.

| Locally Proposed Financial Plan |
| --- |
| Source of Funds | Total Funds ($million) | Percent of Total |
| Federal: Section 5309 New Starts Flexible Funds (STP) FHWA FY 2003 Earmark | $127.98 $35.47 $1.00 | 55.1% 15.3% 0.4% |
| State: General Assembly Appropriations Virginia Mass Transit Fund Virginia Transportation Trust Fund MPO Flexible Funds (STP) | $2.26 $15.38 $2.49 $8.87 | 1.0% 6.6% 1.1% 3.8% |
| Local: City of Norfolk Bonds | $38.65 | 16.7% |
| Total: | $232.10 | 100.0% |

NOTE:  The financial plan reflected in this table has been developed by the project sponsor and does not reflect a commitment by DOT or FTA.  The sum of the figures may differ from the total as listed due to rounding.

# Capital Finance Plan Rating: Medium-High

The capital finance plan is rated Medium-High.  The project received a High rating on completeness, commitment of capital funds, and capital funding capacity, a Medium rating on capital cost estimates and assumptions, and a Medium-Low rating on capital condition.  The average of these ratings is Medium-High.

#### Agency Capital Condition: Medium-Low

- The average age of HRT’s bus fleet is 9.3 years, which is older than the industry average.

- HRT does not have bond ratings.

#### Completeness of Capital Plan: High

- The capital plan was complete and included a 20-year cash flow statement, identification of all key assumptions, a fleet management plan, more than five years of historical data, and an extensive sensitivity analysis.

#### Commitment of Capital Funds: High

- All non-New Starts funding is either committed or budgeted.  Local funding sources include City of Norfolk bonds, Federal flexible funds, and State capital grants.

#### Capital Funding Capacity:  High

- The project’s financial plan shows no projected cash balances or reserve accounts, but the City of Norfolk can cover cost increases or funding shortfalls through additional bonding equal to more than twice the project cost.

#### Capital Cost Estimate and Planning Assumptions: Medium

#### Assumptions in the capital financial plan are consistent with historical experience.

- Capital cost estimates for the project’s modest scope are considered reasonable.

#### Operating Finance Plan Rating: Medium

The operating finance plan is rated Medium based upon the average of the ratings assigned to each of the subfactors listed below.  Completeness of the operating plan is rated High; a Medium-High rating is assigned to commitment of operating funds; Medium ratings were assigned to the operating cost estimates and planning assumptions and operating funding capacity subfactors; and a Medium-Low rating was assigned to the operating condition subfactor.

#### Agency Operating Condition: Medium-Low

- HRT’s current ratio of assets to liabilities as reported in its most recent audited financial statement (FY 2005) is 1.16.

- HRT has not had any service cutbacks in the last five years.

#### Completeness of Operating Plan: High

- The operating plan was very thorough and contained all required elements including a 20-year cash flow statement, identification of all key assumptions with an extensive level of detail, more than five years of historical data, and an extensive sensitivity analysis.

#### Commitment of Operating Funds: Medium-High

- Seventy-nine percent of operating funding is committed.  The City of Norfolk will fund project operating and maintenance costs that are not covered by fare revenues and State operating assistance.

#### Operating Funding Capacity: Medium

- The project’s financial plan shows cash balances, reserve accounts, and/or access to credit exceeding 12 percent of systemwide annual operating expenses.

#### Operating Cost Estimates and Planning Assumptions: Medium

- Assumptions in the operating plan are generally consistent with historical experience.

Map