U.S. ATLAS M&O Estimate

Cost Book

Funding Source:	All	Funding Type:	All

Institutions:	All

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:06 AM

WBS Number:	3	Description:	U.S. ATLAS M&O Estimate

Institution :	Contact:

U.S. ATLAS Maintenance and Operations (M&O) includes detector specific costs allocated to subsystems and Common Fund

cost  related to overall experimental operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

10600	0	0	10600	9601	0	116	882	82.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Post Doc  B/I	0	0	0	7040	7040	7040	7040	7040	7040	7040	49280

0	0	0	304.017	304.017	304.017	304.017	304.017	304.017	304.017	2128.119

Sr Research Scientist  B/I	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	200.281	200.281	200.281	200.281	200.281	200.281	200.281	1401.967

B/I Total	0	0	0	9680	9680	9680	9680	9680	9680	9680	67760

0	0	0	504.298	504.298	504.298	504.298	504.298	504.298	504.298	3530.086

Computer Professional  MR	0	0	2880	3212	1299	6904	0	0	0	0	14295

0	0	234.418	241.573	102.34	523.442	0	0	0	0	1101.773

Electrical Engineer  MR	0	0	640	2603	2823	2596	0	0	0	0	8662

0	0	36.288	200.185	212.659	199.788	0	0	0	0	648.920

MR Total	0	0	3520	5815	4122	9500	0	0	0	0	22957

0	0	270.706	441.758	314.999	723.23	0	0	0	0	1750.693

Computer Professional  R	0	0	348	9261	11174	6595	4268	4268	4268	4268	44450

0	0	35.608	769.885	909.118	541.957	342.688	342.688	342.688	342.688	3627.320

Electrical Engineer  R	0	0	528	1819	1599	1232	1012	1012	1012	1012	9226

0	0	45.814	125.902	113.428	85.913	73.439	73.439	73.439	73.439	664.813

R Total	0	0	876	11080	12773	7827	5280	5280	5280	5280	53676

0	0	81.422	895.787	1022.546	627.87	416.127	416.127	416.127	416.127	4292.133

Total	0	0	4396	26575	26575	27007	14960	14960	14960	14960	144393

0	0	352.128	1841.843	1841.843	1855.398	920.425	920.425	920.425	920.425	9572.912

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	16.0	16.0	16.0	16.0	16.0	16.0	16.0	142.800

Page 1 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:07 AM

B/I Total	0.0	0.0	0.0	16.0	16.0	16.0	16.0	16.0	16.0	16.0	142.800

Other  MR	0.0	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	3.528

Travel  MR	0.0	0.0	0.0	10.0	24.0	0.0	0.0	0.0	0.0	0.0	43.170

MR Total	0.0	0.0	0.0	13.0	24.0	0.0	0.0	0.0	0.0	0.0	46.698

Other  R	0.0	0.0	28.0	24.0	24.0	24.0	24.0	24.0	24.0	24.0	229.320

Travel  R	0.0	0.0	0.0	66.0	112.0	56.0	56.0	56.0	56.0	56.0	579.750

R Total	0.0	0.0	28.0	90.0	136.0	80.0	80.0	80.0	80.0	80.0	809.070

Total	0.0	0.0	28.0	119.0	176.0	96.0	96.0	96.0	96.0	96.0	998.568

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	385	1990	2063	1975	1040	1040	1040	1040	10571

Page 2 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:07 AM

WBS Number:	3.6	Description:	Trigger/DAQ

Institution :	Contact:

The US ATLAS M&O estimate for the Trigger DAQ (TDAQ) includes costs for Pre-operations, Operations, Maintenance,  and

CERN common costs. The Maintenance Costs are included in the CERN common costs.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

10600	0	0	10600	9601	0	116	882	82.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Post Doc  B/I	0	0	0	7040	7040	7040	7040	7040	7040	7040	49280

0	0	0	304.017	304.017	304.017	304.017	304.017	304.017	304.017	2128.119

Sr Research Scientist  B/I	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	200.281	200.281	200.281	200.281	200.281	200.281	200.281	1401.967

B/I Total	0	0	0	9680	9680	9680	9680	9680	9680	9680	67760

0	0	0	504.298	504.298	504.298	504.298	504.298	504.298	504.298	3530.086

Computer Professional  MR	0	0	2880	3212	1299	6904	0	0	0	0	14295

0	0	234.418	241.573	102.34	523.442	0	0	0	0	1101.773

Electrical Engineer  MR	0	0	640	2603	2823	2596	0	0	0	0	8662

0	0	36.288	200.185	212.659	199.788	0	0	0	0	648.920

MR Total	0	0	3520	5815	4122	9500	0	0	0	0	22957

0	0	270.706	441.758	314.999	723.23	0	0	0	0	1750.693

Computer Professional  R	0	0	348	9261	11174	6595	4268	4268	4268	4268	44450

0	0	35.608	769.885	909.118	541.957	342.688	342.688	342.688	342.688	3627.320

Electrical Engineer  R	0	0	528	1819	1599	1232	1012	1012	1012	1012	9226

0	0	45.814	125.902	113.428	85.913	73.439	73.439	73.439	73.439	664.813

R Total	0	0	876	11080	12773	7827	5280	5280	5280	5280	53676

0	0	81.422	895.787	1022.546	627.87	416.127	416.127	416.127	416.127	4292.133

Total	0	0	4396	26575	26575	27007	14960	14960	14960	14960	144393

0	0	352.128	1841.843	1841.843	1855.398	920.425	920.425	920.425	920.425	9572.912

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	16.0	16.0	16.0	16.0	16.0	16.0	16.0	142.800

B/I Total	0.0	0.0	0.0	16.0	16.0	16.0	16.0	16.0	16.0	16.0	142.800

Other  MR	0.0	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	3.528

Travel  MR	0.0	0.0	0.0	10.0	24.0	0.0	0.0	0.0	0.0	0.0	43.170

MR Total	0.0	0.0	0.0	13.0	24.0	0.0	0.0	0.0	0.0	0.0	46.698

Other  R	0.0	0.0	28.0	24.0	24.0	24.0	24.0	24.0	24.0	24.0	229.320

Page 3 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:07 AM

Travel  R	0.0	0.0	0.0	66.0	112.0	56.0	56.0	56.0	56.0	56.0	579.750

R Total	0.0	0.0	28.0	90.0	136.0	80.0	80.0	80.0	80.0	80.0	809.070

Total	0.0	0.0	28.0	119.0	176.0	96.0	96.0	96.0	96.0	96.0	998.568

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	385	1990	2063	1975	1040	1040	1040	1040	10571

Page 4 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:08 AM

WBS Number:	3.6.1	Description:	Pre Operations

Institution :	Contact:

Pre operations test beam TDAQ shall include:

1. Updating the user documentation to include latest software and hardware descriptions and practices

2. Electronic and software integration of test beam systems prior to test beam data taking.

3. On-call support and maintenance of running test beam systems.

4. Archival storage of software and configuration information.

5. Support of reference and distribution systems for TDAQ software.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1180	0	0	1180	1140	0	0	41	8.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Computer Professional  MR	0	0	2200	1833	1173	1386	0	0	0	0	6592

0	0	175.917	140.342	92.051	102.085	0	0	0	0	510.395

Electrical Engineer  MR	0	0	440	843	1063	836	0	0	0	0	3182

0	0	24.948	60.321	72.795	59.924	0	0	0	0	217.988

MR Total	0	0	2640	2676	2236	2222	0	0	0	0	9774

0	0	200.865	200.663	164.846	162.009	0	0	0	0	728.383

Computer Professional  R	0	0	348	733	1393	396	0	0	0	0	2870

0	0	35.608	64.965	113.256	40.52	0	0	0	0	254.349

Electrical Engineer  R	0	0	528	807	587	330	0	0	0	0	2252

0	0	45.814	52.463	39.989	18.711	0	0	0	0	156.977

R Total	0	0	876	1540	1980	726	0	0	0	0	5122

0	0	81.422	117.428	153.245	59.231	0	0	0	0	411.326

Total	0	0	3516	4216	4216	2948	0	0	0	0	14896

0	0	282.287	318.091	318.091	221.24	0	0	0	0	1139.709

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	3.528

Travel  MR	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	12.750

MR Total	0.0	0.0	0.0	13.0	0.0	0.0	0.0	0.0	0.0	0.0	16.278

Other  R	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.760

Travel  R	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	12.750

R Total	0.0	0.0	10.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	24.510

Total	0.0	0.0	10.0	23.0	0.0	0.0	0.0	0.0	0.0	0.0	40.788

Page 5 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:08 AM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	294	347	318	221	0	0	0	0	1180

Page 6 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:08 AM

WBS Number:	3.6.1.1	Description:	Supervisor RoI Builder

Institution :	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

101	0	0	101	101	0	0	0	0.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Electrical Engineer  MR	0	0	0	0	220	0	0	0	0	0	220

0	0	0	0	12.474	0	0	0	0	0	12.474

MR Total	0	0	0	0	220	0	0	0	0	0	220

0	0	0	0	12.474	0	0	0	0	0	12.474

Electrical Engineer  R	0	0	528	367	147	0	0	0	0	0	1042

0	0	45.814	27.515	15.041	0	0	0	0	0	88.370

R Total	0	0	528	367	147	0	0	0	0	0	1042

0	0	45.814	27.515	15.041	0	0	0	0	0	88.370

Total	0	0	528	367	367	0	0	0	0	0	1262

0	0	45.814	27.515	27.515	0	0	0	0	0	100.844

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	46	28	28	0	0	0	0	0	101

Page 7 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:09 AM

WBS Number:	3.6.1.1.1	Description:	Supervisor RoI Builder - ANL

Institution :	ANL-TDAQ	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

66	0	0	66	66	0	0	0	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Electrical Engineer  R	0	0	348	147	147	0	0	0	0	0	642

0	0	35.608	15.041	15.041	0	0	0	0	0	65.690

R Total	0	0	348	147	147	0	0	0	0	0	642

0	0	35.608	15.041	15.041	0	0	0	0	0	65.690

Total	0	0	348	147	147	0	0	0	0	0	642

0	0	35.608	15.041	15.041	0	0	0	0	0	65.690

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	36	15	15	0	0	0	0	0	66

Page 8 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:09 AM

WBS Number:	3.6.1.1.2	Description:	Supervisor RoI Builder - MSU

Institution :	Michigan State University-tdaq	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

35	0	0	35	35	0	0	0	0.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Electrical Engineer  MR	0	0	0	0	220	0	0	0	0	0	220

0	0	0	0	12.474	0	0	0	0	0	12.474

MR Total	0	0	0	0	220	0	0	0	0	0	220

0	0	0	0	12.474	0	0	0	0	0	12.474

Electrical Engineer  R	0	0	180	220	0	0	0	0	0	0	400

0	0	10.206	12.474	0	0	0	0	0	0	22.680

R Total	0	0	180	220	0	0	0	0	0	0	400

0	0	10.206	12.474	0	0	0	0	0	0	22.680

Total	0	0	180	220	220	0	0	0	0	0	620

0	0	10.206	12.474	12.474	0	0	0	0	0	35.154

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	10	12	12	0	0	0	0	0	35

Page 9 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:09 AM

WBS Number:	3.6.1.2	Description:	Communications and Travel

Institution :	Contact:	Not available

Consultation and effective interaction with the system designers will require both travel and phone or video conferencing.  This

area includes videoconferencing and travel in support of the test beam TDAQ role during pre operations.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

16	0	0	16	0	0	0	16	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	3.0	0.0	0.0	0.0	0.0	0.0	0.0	3.528

Travel  MR	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	12.750

MR Total	0.0	0.0	0.0	13.0	0.0	0.0	0.0	0.0	0.0	0.0	16.278

Total	0.0	0.0	0.0	13.0	0.0	0.0	0.0	0.0	0.0	0.0	16.278

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	16	0	0	0	0	0	0	16

Page 10 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:10 AM

WBS Number:	3.6.1.2.1	Description:	Communications and Travel

Institution :	ANL-TDAQ	Contact:	Not available

Consultation and effective interaction with the system designers will require both travel and phone or video conferencing.  This

area includes videoconferencing and travel in support of the test beam TDAQ role during pre operations.

This includes 1 trip to CERN per year in ’03  and 2 in ’04 and ’06 for an EE or CS at 2.5k$ per trip plus 1.5k$Details of Estimate:

per year in support of  video conferencing and phone communications

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

8	0	0	8	0	0	0	8	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	1.5	0.0	0.0	0.0	0.0	0.0	0.0	1.638

Travel  MR	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.450

MR Total	0.0	0.0	0.0	6.5	0.0	0.0	0.0	0.0	0.0	0.0	8.088

Total	0.0	0.0	0.0	6.5	0.0	0.0	0.0	0.0	0.0	0.0	8.088

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	8	0	0	0	0	0	0	8

Page 11 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:10 AM

WBS Number:	3.6.1.2.2	Description:	Communications and Travel

Institution :	Michigan State University-tdaq	Contact:	Not available

Consultation and effective interaction with the system designers will require both travel and phone or video conferencing.  This

area includes videoconferencing and travel in support of the test beam TDAQ role during pre operations.

This includes 1 trip to CERN per year in ’03 and 2 in ’04 and ’06 for an EE or CS at 2.5k$ per trip plus 1.5k$ Details of Estimate:

per year in support of  video conferencing and phone communications

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

8	0	0	8	0	0	0	8	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  MR	0.0	0.0	0.0	1.5	0.0	0.0	0.0	0.0	0.0	0.0	1.890

Travel  MR	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.300

MR Total	0.0	0.0	0.0	6.5	0.0	0.0	0.0	0.0	0.0	0.0	8.190

Total	0.0	0.0	0.0	6.5	0.0	0.0	0.0	0.0	0.0	0.0	8.190

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	8	0	0	0	0	0	0	8

Page 12 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:10 AM

WBS Number:	3.6.1.3	Description:	Programming Support

Institution :	Contact:	Not available

The TDAQ software is primarily written by the members of the TDAQ team.  As hardware, network technology and operating

systems and capabilities evolve so too will the software.  This requires a dedicated effort from within ATLAS to support

software and to keep the documentation up to date.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1052	0	0	1052	1039	0	0	13	7.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Computer Professional  MR	0	0	2200	1833	1173	1386	0	0	0	0	6592

0	0	175.917	140.342	92.051	102.085	0	0	0	0	510.395

Electrical Engineer  MR	0	0	440	843	843	836	0	0	0	0	2962

0	0	24.948	60.321	60.321	59.924	0	0	0	0	205.514

MR Total	0	0	2640	2676	2016	2222	0	0	0	0	9554

0	0	200.865	200.663	152.372	162.009	0	0	0	0	715.909

Computer Professional  R	0	0	348	733	1393	396	0	0	0	0	2870

0	0	35.608	64.965	113.256	40.52	0	0	0	0	254.349

Electrical Engineer  R	0	0	0	440	440	330	0	0	0	0	1210

0	0	0	24.948	24.948	18.711	0	0	0	0	68.607

R Total	0	0	348	1173	1833	726	0	0	0	0	4080

0	0	35.608	89.913	138.204	59.231	0	0	0	0	322.956

Total	0	0	2988	3849	3849	2948	0	0	0	0	13634

0	0	236.473	290.576	290.576	221.24	0	0	0	0	1038.865

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	12.750

R Total	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	12.750

Total	0.0	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	12.750

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	236	303	291	221	0	0	0	0	1052

Page 13 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:11 AM

WBS Number:	3.6.1.3.1	Description:	Programming Support - ANL

Institution :	ANL-TDAQ	Contact:	Not available

The TDAQ software is primarily written by the members of the TDAQ team.  As hardware, network technology and operating

systems and capabilities evolve so too will the software.  This requires a dedicated effort from within ATLAS to support

software and to keep the documentation up to date.  This also includes some added level of support for the cosmic ray run in

2006.

In support of test beam operations ANL will provide approximately .1 CS and .1 EE in FY 04, .05 in FY05 Details of Estimate:

(no TB) and 0.125 in FY 06

plus 2 trips

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

188	0	0	188	181	0	0	6	1.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Computer Professional  R	0	0	348	513	513	396	0	0	0	0	1770

0	0	35.608	52.491	52.491	40.52	0	0	0	0	181.110

R Total	0	0	348	513	513	396	0	0	0	0	1770

0	0	35.608	52.491	52.491	40.52	0	0	0	0	181.110

Total	0	0	348	513	513	396	0	0	0	0	1770

0	0	35.608	52.491	52.491	40.52	0	0	0	0	181.110

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.450

R Total	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.450

Total	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.450

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	36	59	52	41	0	0	0	0	188

Page 14 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:11 AM

WBS Number:	3.6.1.3.2	Description:	Programming Support - MSU

Institution :	Michigan State University-tdaq	Contact:	Not available

The TDAQ software is primarily written by the members of the TDAQ team.  As hardware, network technology and operating

systems and capabilities evolve so too will the software.  This requires a dedicated effort from within ATLAS to support

software and to keep the documentation up to date.  This includes some additional support for the cosmic ray run in 2006.

In support of test beam operations MSU will provide approximately .1 CS and .1 EE in FY 04, .05 in FY05 Details of Estimate:

(no TB) and 0.125 in 06 plus one trip.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

187	0	0	187	180	0	0	6	1.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Computer Professional  MR	0	0	0	0	0	220	0	0	0	0	220

0	0	0	0	0	12.474	0	0	0	0	12.474

Electrical Engineer  MR	0	0	440	293	293	286	0	0	0	0	1312

0	0	24.948	16.613	16.613	16.216	0	0	0	0	74.390

MR Total	0	0	440	293	293	506	0	0	0	0	1532

0	0	24.948	16.613	16.613	28.69	0	0	0	0	86.864

Computer Professional  R	0	0	0	220	220	0	0	0	0	0	440

0	0	0	12.474	12.474	0	0	0	0	0	24.948

Electrical Engineer  R	0	0	0	440	440	330	0	0	0	0	1210

0	0	0	24.948	24.948	18.711	0	0	0	0	68.607

R Total	0	0	0	660	660	330	0	0	0	0	1650

0	0	0	37.422	37.422	18.711	0	0	0	0	93.555

Total	0	0	440	953	953	836	0	0	0	0	3182

0	0	24.948	54.035	54.035	47.401	0	0	0	0	180.419

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.300

R Total	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.300

Total	0.0	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	6.300

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 15 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:12 AM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	25	60	54	47	0	0	0	0	187

Page 16 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:12 AM

WBS Number:	3.6.1.3.3	Description:	Programming Support - UCI

Institution :	U. of California, Irvine	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

436	0	0	436	436	0	0	0	3.1	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Computer Professional  MR	0	0	1760	733	733	506	0	0	0	0	3732

0	0	143.723	59.857	59.857	41.32	0	0	0	0	304.757

Electrical Engineer  MR	0	0	0	550	550	550	0	0	0	0	1650

0	0	0	43.708	43.708	43.708	0	0	0	0	131.124

MR Total	0	0	1760	1283	1283	1056	0	0	0	0	5382

0	0	143.723	103.565	103.565	85.028	0	0	0	0	435.881

Total	0	0	1760	1283	1283	1056	0	0	0	0	5382

0	0	143.723	103.565	103.565	85.028	0	0	0	0	435.881

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	144	104	104	85	0	0	0	0	436

Page 17 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:12 AM

WBS Number:	3.6.1.3.4	Description:	Programming Support - UW

Institution :	University of Wisconsin, Madision-tdaq	Contact:	Not available

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

241	0	0	241	241	0	0	0	1.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Computer Professional  MR	0	0	440	1100	440	660	0	0	0	0	2640

0	0	32.194	80.485	32.194	48.291	0	0	0	0	193.164

MR Total	0	0	440	1100	440	660	0	0	0	0	2640

0	0	32.194	80.485	32.194	48.291	0	0	0	0	193.164

Computer Professional  R	0	0	0	0	660	0	0	0	0	0	660

0	0	0	0	48.291	0	0	0	0	0	48.291

R Total	0	0	0	0	660	0	0	0	0	0	660

0	0	0	0	48.291	0	0	0	0	0	48.291

Total	0	0	440	1100	1100	660	0	0	0	0	3300

0	0	32.194	80.485	80.485	48.291	0	0	0	0	241.455

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	32	80	80	48	0	0	0	0	241

Page 18 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:12 AM

WBS Number:	3.6.1.4	Description:	Equipment

Institution :	Contact:	Not available

Test beam and calibration activities will require some specialized TDAQ electronics.  This equipment needs to be fabricated or

purchased.  The equipment in this category is equipment that is not subdetector specific and thus will be used in multiple test

beam setups.

Equipment required to support test beam operations.  This estimate is based on the level of spending Details of Estimate:

required for this activity during FY01/FY02.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

12	0	0	12	0	0	0	12	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.760

R Total	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.760

Total	0.0	0.0	10.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	11.760

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	12	0	0	0	0	0	0	0	12

Page 19 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:13 AM

WBS Number:	3.6.1.4.1	Description:	Equipment ANL

Institution :	ANL-TDAQ	Contact:	Not available

Test beam and calibration activities will require some specialized TDAQ electronics.  This equipment needs to be fabricated or

purchased.  The equipment in this category is equipment that is not subdetector specific and thus will be used in multiple test

beam setups.

Equipment required to support test beam operations.  This estimate is based on the level of spending Details of Estimate:

required for this activity during FY01/FY02.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

5	0	0	5	0	0	0	5	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.460

R Total	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.460

Total	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	5.460

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	5	0	0	0	0	0	0	0	5

Page 20 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:13 AM

WBS Number:	3.6.1.4.2	Description:	Equipment MSU

Institution :	Michigan State University-tdaq	Contact:	Not available

Test beam and calibration activities will require some specialized TDAQ electronics.  This equipment needs to be fabricated or

purchased.  The equipment in this category is equipment that is not subdetector specific and thus will be used in multiple test

beam setups.

Equipment required to support test beam operations.  This estimate is based on the level of spending Details of Estimate:

required for this activity during FY01/FY02.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

6	0	0	6	0	0	0	6	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.300

R Total	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.300

Total	0.0	0.0	5.0	0.0	0.0	0.0	0.0	0.0	0.0	0.0	6.300

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	6	0	0	0	0	0	0	0	6

Page 21 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:13 AM

WBS Number:	3.6.2	Description:	Operations

Institution :	Contact:

Operations shall include:

1. Updating the user documentation to include latest software and hardware descriptions and practices

2. Electronic and software integration of detector systems prior to data taking.

3. On-call support and maintenance of running detector TDAQ systems.

4. Archival storage of software and configuration information.

5. Support of reference and distribution systems for TDAQ software.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

9419	0	0	9419	8462	0	116	842	73.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Post Doc  B/I	0	0	0	7040	7040	7040	7040	7040	7040	7040	49280

0	0	0	304.017	304.017	304.017	304.017	304.017	304.017	304.017	2128.119

Sr Research Scientist  B/I	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	200.281	200.281	200.281	200.281	200.281	200.281	200.281	1401.967

B/I Total	0	0	0	9680	9680	9680	9680	9680	9680	9680	67760

0	0	0	504.298	504.298	504.298	504.298	504.298	504.298	504.298	3530.086

Computer Professional  MR	0	0	680	1379	126	5518	0	0	0	0	7703

0	0	58.501	101.231	10.289	421.357	0	0	0	0	591.378

Electrical Engineer  MR	0	0	200	1760	1760	1760	0	0	0	0	5480

0	0	11.34	139.864	139.864	139.864	0	0	0	0	430.932

MR Total	0	0	880	3139	1886	7278	0	0	0	0	13183

0	0	69.841	241.095	150.153	561.221	0	0	0	0	1022.310

Computer Professional  R	0	0	0	8528	9781	6199	4268	4268	4268	4268	41580

0	0	0	704.92	795.862	501.437	342.688	342.688	342.688	342.688	3372.971

Electrical Engineer  R	0	0	0	1012	1012	902	1012	1012	1012	1012	6974

0	0	0	73.439	73.439	67.202	73.439	73.439	73.439	73.439	507.836

R Total	0	0	0	9540	10793	7101	5280	5280	5280	5280	48554

0	0	0	778.359	869.301	568.639	416.127	416.127	416.127	416.127	3880.807

Total	0	0	880	22359	22359	24059	14960	14960	14960	14960	129497

0	0	69.841	1523.752	1523.752	1634.158	920.425	920.425	920.425	920.425	8433.203

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	16.0	16.0	16.0	16.0	16.0	16.0	16.0	142.800

B/I Total	0.0	0.0	0.0	16.0	16.0	16.0	16.0	16.0	16.0	16.0	142.800

Travel  MR	0.0	0.0	0.0	0.0	24.0	0.0	0.0	0.0	0.0	0.0	30.420

Page 22 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:14 AM

MR Total	0.0	0.0	0.0	0.0	24.0	0.0	0.0	0.0	0.0	0.0	30.420

Other  R	0.0	0.0	18.0	24.0	24.0	24.0	24.0	24.0	24.0	24.0	217.560

Travel  R	0.0	0.0	0.0	56.0	112.0	56.0	56.0	56.0	56.0	56.0	567.000

R Total	0.0	0.0	18.0	80.0	136.0	80.0	80.0	80.0	80.0	80.0	784.560

Total	0.0	0.0	18.0	96.0	176.0	96.0	96.0	96.0	96.0	96.0	957.780

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	91	1643	1744	1753	1040	1040	1040	1040	9391

Page 23 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:14 AM

WBS Number:	3.6.2.1	Description:	Supervisor RoI Builder

Institution :	Contact:	Not available

The Supervisor RoI Builder is the sole responsibility of US groups.  Full support for the hardware, software and documentation

will be required for this system from the time that this system is deployed

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2440	0	0	2440	2392	0	0	48	17.4	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Sr Research Scientist  B/I	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	200.281	200.281	200.281	200.281	200.281	200.281	200.281	1401.967

B/I Total	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	200.281	200.281	200.281	200.281	200.281	200.281	200.281	1401.967

Computer Professional  MR	0	0	300	0	0	0	0	0	0	0	300

0	0	30.697	0	0	0	0	0	0	0	30.697

Electrical Engineer  MR	0	0	200	0	0	0	0	0	0	0	200

0	0	11.34	0	0	0	0	0	0	0	11.340

MR Total	0	0	500	0	0	0	0	0	0	0	500

0	0	42.037	0	0	0	0	0	0	0	42.037

Computer Professional  R	0	0	0	557	557	586	748	748	748	748	4692

0	0	0	56.993	56.993	59.961	66.5	66.5	66.5	66.5	439.947

Electrical Engineer  R	0	0	0	1012	1012	902	1012	1012	1012	1012	6974

0	0	0	73.439	73.439	67.202	73.439	73.439	73.439	73.439	507.836

R Total	0	0	0	1569	1569	1488	1760	1760	1760	1760	11666

0	0	0	130.432	130.432	127.163	139.939	139.939	139.939	139.939	947.783

Total	0	0	500	4209	4209	4128	4400	4400	4400	4400	30646

0	0	42.037	330.713	330.713	327.444	340.22	340.22	340.22	340.22	2391.787

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	6.0	48.216

R Total	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	6.0	48.216

Total	0.0	0.0	0.0	6.0	6.0	6.0	6.0	6.0	6.0	6.0	48.216

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	42	338	338	334	347	347	347	347	2440

Page 24 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:14 AM

WBS Number:	3.6.2.1.1	Description:	Supervisor RoI Builder - ANL

Institution :	ANL-TDAQ	Contact:	Not available

The Supervisor RoI Builder is the sole responsibility of US groups.  Full support for the hardware, software and documentation

will be required for this system from the time that this system is deployed

This includes 50% of a CS starting in ’06 with slightly more labor during initial beam startup (06-08).  It alsoDetails of Estimate:

includes material costs of $600 in ’04, 4k$ in ’05 and beyond.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2105	0	0	2105	2075	0	0	31	14.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Sr Research Scientist  B/I	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	200.281	200.281	200.281	200.281	200.281	200.281	200.281	1401.967

B/I Total	0	0	0	2640	2640	2640	2640	2640	2640	2640	18480

0	0	0	200.281	200.281	200.281	200.281	200.281	200.281	200.281	1401.967

Computer Professional  MR	0	0	300	0	0	0	0	0	0	0	300

0	0	30.697	0	0	0	0	0	0	0	30.697

MR Total	0	0	300	0	0	0	0	0	0	0	300

0	0	30.697	0	0	0	0	0	0	0	30.697

Computer Professional  R	0	0	0	557	557	586	528	528	528	528	3812

0	0	0	56.993	56.993	59.961	54.026	54.026	54.026	54.026	390.051

Electrical Engineer  R	0	0	0	352	352	352	352	352	352	352	2464

0	0	0	36.017	36.017	36.017	36.017	36.017	36.017	36.017	252.119

R Total	0	0	0	909	909	938	880	880	880	880	6276

0	0	0	93.01	93.01	95.978	90.043	90.043	90.043	90.043	642.170

Total	0	0	300	3549	3549	3578	3520	3520	3520	3520	25056

0	0	30.697	293.291	293.291	296.259	290.324	290.324	290.324	290.324	2074.834

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	4.0	4.0	30.576

R Total	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	4.0	4.0	30.576

Total	0.0	0.0	0.0	4.0	4.0	4.0	4.0	4.0	4.0	4.0	30.576

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 25 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:15 AM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	31	298	298	301	295	295	295	295	2105

Page 26 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:15 AM

WBS Number:	3.6.2.1.2	Description:	Supervisor RoI Builder - MSU

Institution :	Michigan State University-tdaq	Contact:	Not available

The Supervisor RoI Builder is the sole responsibility of US groups.  Full support for the hardware, software and documentation

will be required for this system from the time that this system is deployed

This includes 50% of a  EE starting in ’06.  It also includes material costs of $2000 in ’05 to 12.Details of Estimate:

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

335	0	0	335	317	0	0	18	3.2	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Electrical Engineer  MR	0	0	200	0	0	0	0	0	0	0	200

0	0	11.34	0	0	0	0	0	0	0	11.340

MR Total	0	0	200	0	0	0	0	0	0	0	200

0	0	11.34	0	0	0	0	0	0	0	11.340

Computer Professional  R	0	0	0	0	0	0	220	220	220	220	880

0	0	0	0	0	0	12.474	12.474	12.474	12.474	49.896

Electrical Engineer  R	0	0	0	660	660	550	660	660	660	660	4510

0	0	0	37.422	37.422	31.185	37.422	37.422	37.422	37.422	255.717

R Total	0	0	0	660	660	550	880	880	880	880	5390

0	0	0	37.422	37.422	31.185	49.896	49.896	49.896	49.896	305.613

Total	0	0	200	660	660	550	880	880	880	880	5590

0	0	11.34	37.422	37.422	31.185	49.896	49.896	49.896	49.896	316.953

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0	2.0	2.0	17.640

R Total	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0	2.0	2.0	17.640

Total	0.0	0.0	0.0	2.0	2.0	2.0	2.0	2.0	2.0	2.0	17.640

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	11	40	40	34	52	52	52	52	335

Page 27 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:15 AM

WBS Number:	3.6.2.2	Description:	Communications and Travel

Institution :	Contact:	Not available

Consultation and effective interaction with the system designers will require both travel and phone or video conferencing.  This

area includes videoconferencing and travel in support of the detector TDAQ system during operations

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

456	0	0	456	0	0	116	340	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	0.0	24.0	0.0	0.0	0.0	0.0	0.0	30.420

MR Total	0.0	0.0	0.0	0.0	24.0	0.0	0.0	0.0	0.0	0.0	30.420

Travel  R	0.0	0.0	0.0	40.0	96.0	40.0	40.0	40.0	40.0	40.0	425.880

R Total	0.0	0.0	0.0	40.0	96.0	40.0	40.0	40.0	40.0	40.0	425.880

Total	0.0	0.0	0.0	40.0	120.0	40.0	40.0	40.0	40.0	40.0	456.300

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	51	152	51	51	51	51	51	456

Page 28 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:16 AM

WBS Number:	3.6.2.2.1	Description:	Communications and Travel - ANL

Institution :	ANL-TDAQ	Contact:	Not available

Consultation and effective interaction with the system designers will require both travel and phone or video conferencing.  This

area includes videoconferencing and travel in support of the detector TDAQ system during operations

Travel (this represents 4 trips to CERN at 2.5k$ per trip) for the CS involved in support (in '07 a 30k Details of Estimate:

residency cost is assumed).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

116	0	0	116	0	0	116	0	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	7.740

MR Total	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	7.740

Travel  R	0.0	0.0	0.0	10.0	24.0	10.0	10.0	10.0	10.0	10.0	108.360

R Total	0.0	0.0	0.0	10.0	24.0	10.0	10.0	10.0	10.0	10.0	108.360

Total	0.0	0.0	0.0	10.0	30.0	10.0	10.0	10.0	10.0	10.0	116.100

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	13	39	13	13	13	13	13	116

Page 29 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:16 AM

WBS Number:	3.6.2.2.2	Description:	Communications and Travel - MSU

Institution :	Michigan State University-tdaq	Contact:	Not available

Consultation and effective interaction with the system designers will require both travel and phone or video conferencing.  This

area includes videoconferencing and travel in support of the detector TDAQ system during operations

Travel (this represents 4 trips to CERN at 2.5k$ per trip) for the EE involved (in '07 a 30k residency cost is Details of Estimate:

assumed).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

113	0	0	113	0	0	0	113	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	7.560

MR Total	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	7.560

Travel  R	0.0	0.0	0.0	10.0	24.0	10.0	10.0	10.0	10.0	10.0	105.840

R Total	0.0	0.0	0.0	10.0	24.0	10.0	10.0	10.0	10.0	10.0	105.840

Total	0.0	0.0	0.0	10.0	30.0	10.0	10.0	10.0	10.0	10.0	113.400

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	13	38	13	13	13	13	13	113

Page 30 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:16 AM

WBS Number:	3.6.2.2.3	Description:	Communications and Travel - UCI

Institution :	U. of California, Irvine	Contact:	Not available

Consultation and effective interaction with the system designers will require both travel and phone or video conferencing.  This

area includes videoconferencing and travel in support of the detector TDAQ system during operations

Travel (this represents 4 trips to CERN at 2.5k$ per trip) for the CS involved (in '07 a 30k residency cost isDetails of Estimate:

assumed).

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

113	0	0	113	0	0	0	113	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	7.560

MR Total	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	7.560

Travel  R	0.0	0.0	0.0	10.0	24.0	10.0	10.0	10.0	10.0	10.0	105.840

R Total	0.0	0.0	0.0	10.0	24.0	10.0	10.0	10.0	10.0	10.0	105.840

Total	0.0	0.0	0.0	10.0	30.0	10.0	10.0	10.0	10.0	10.0	113.400

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	13	38	13	13	13	13	13	113

Page 31 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:17 AM

WBS Number:	3.6.2.2.4	Description:	Communications and Travel - UW

Institution :	University of Wisconsin, Madision-tdaq	Contact:	Not available

Consultation and effective interaction with the system designers will require both travel and phone or video conferencing.  This

area includes videoconferencing and travel in support of the detector TDAQ system during operations

Travel (this represents 4 trips to CERN at 2.5k$ per trip) for the CS involved (in '07 a 30k residency cost isDetails of Estimate:

assumed)

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

113	0	0	113	0	0	0	113	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  MR	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	7.560

MR Total	0.0	0.0	0.0	0.0	6.0	0.0	0.0	0.0	0.0	0.0	7.560

Travel  R	0.0	0.0	0.0	10.0	24.0	10.0	10.0	10.0	10.0	10.0	105.840

R Total	0.0	0.0	0.0	10.0	24.0	10.0	10.0	10.0	10.0	10.0	105.840

Total	0.0	0.0	0.0	10.0	30.0	10.0	10.0	10.0	10.0	10.0	113.400

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	13	38	13	13	13	13	13	113

Page 32 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:17 AM

WBS Number:	3.6.2.3	Description:	Programming Support

Institution :	Contact:	Not available

The TDAQ software is primarily written by the members of the TDAQ team.  As hardware, network technology and operating

systems and capabilities evolve so too will the software.  This requires a dedicated effort from within ATLAS to support

software and to keep the documentation up to date.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

6354	0	0	6354	6070	0	0	284	56.5	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Post Doc  B/I	0	0	0	7040	7040	7040	7040	7040	7040	7040	49280

0	0	0	304.017	304.017	304.017	304.017	304.017	304.017	304.017	2128.119

B/I Total	0	0	0	7040	7040	7040	7040	7040	7040	7040	49280

0	0	0	304.017	304.017	304.017	304.017	304.017	304.017	304.017	2128.119

Computer Professional  MR	0	0	380	1379	126	5518	0	0	0	0	7403

0	0	27.804	101.231	10.289	421.357	0	0	0	0	560.681

Electrical Engineer  MR	0	0	0	1760	1760	1760	0	0	0	0	5280

0	0	0	139.864	139.864	139.864	0	0	0	0	419.592

MR Total	0	0	380	3139	1886	7278	0	0	0	0	12683

0	0	27.804	241.095	150.153	561.221	0	0	0	0	980.273

Computer Professional  R	0	0	0	7971	9224	5613	3520	3520	3520	3520	36888

0	0	0	647.927	738.869	441.476	276.188	276.188	276.188	276.188	2933.024

R Total	0	0	0	7971	9224	5613	3520	3520	3520	3520	36888

0	0	0	647.927	738.869	441.476	276.188	276.188	276.188	276.188	2933.024

Total	0	0	380	18150	18150	19931	10560	10560	10560	10560	98851

0	0	27.804	1193.039	1193.039	1306.714	580.205	580.205	580.205	580.205	6041.416

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	16.0	16.0	16.0	16.0	16.0	16.0	16.0	142.800

B/I Total	0.0	0.0	0.0	16.0	16.0	16.0	16.0	16.0	16.0	16.0	142.800

Travel  R	0.0	0.0	0.0	16.0	16.0	16.0	16.0	16.0	16.0	16.0	141.120

R Total	0.0	0.0	0.0	16.0	16.0	16.0	16.0	16.0	16.0	16.0	141.120

Total	0.0	0.0	0.0	32.0	32.0	32.0	32.0	32.0	32.0	32.0	283.920

Page 33 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:18 AM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	28	1234	1234	1347	621	621	621	621	6325

Page 34 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:18 AM

WBS Number:	3.6.2.3.1	Description:	Programming Support - ANL

Institution :	ANL-TDAQ	Contact:	Not available

The TDAQ software is primarily written by the members of the TDAQ team.  As hardware, network technology and operating

systems and capabilities evolve so too will the software.  This requires a dedicated effort from within ATLAS to support

software and to keep the documentation up to date.

The support for the LVL2 software will involve 50% of a CS per year.  A slightly higher level is required Details of Estimate:

before and during initial running.

Base & infrastructure

1 Post Doc for programming support in 2006 to 2012.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1698	0	0	1698	1626	0	0	72	13.0	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Post Doc  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	77.887	77.887	77.887	77.887	77.887	77.887	77.887	545.209

B/I Total	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	77.887	77.887	77.887	77.887	77.887	77.887	77.887	545.209

Computer Professional  MR	0	0	0	0	0	880	0	0	0	0	880

0	0	0	0	0	90.043	0	0	0	0	90.043

MR Total	0	0	0	0	0	880	0	0	0	0	880

0	0	0	0	0	90.043	0	0	0	0	90.043

Computer Professional  R	0	0	0	2420	2420	1320	880	880	880	880	9680

0	0	0	247.619	247.619	135.065	90.043	90.043	90.043	90.043	990.475

R Total	0	0	0	2420	2420	1320	880	880	880	880	9680

0	0	0	247.619	247.619	135.065	90.043	90.043	90.043	90.043	990.475

Total	0	0	0	4180	4180	3960	2640	2640	2640	2640	22880

0	0	0	325.506	325.506	302.995	167.93	167.93	167.93	167.93	1625.727

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	72.240

B/I Total	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	72.240

Total	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	72.240

Page 35 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:18 AM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	336	336	313	178	178	178	178	1698

Page 36 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:18 AM

WBS Number:	3.6.2.3.2	Description:	Programming Support - MSU

Institution :	Michigan State University-tdaq	Contact:	Not available

The TDAQ software is primarily written by the members of the TDAQ team.  As hardware, network technology and operating

systems and capabilities evolve so too will the software.  This requires a dedicated effort from within ATLAS to support

software and to keep the documentation up to date.

The support for the LVL2 software will involve 50% of a CS per year.  A slightly higher level is required Details of Estimate:

before and during initial running.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1246	0	0	1246	1175	0	0	71	12.8	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Post Doc  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	84.89	84.89	84.89	84.89	84.89	84.89	84.89	594.230

B/I Total	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	84.89	84.89	84.89	84.89	84.89	84.89	84.89	594.230

Computer Professional  MR	0	0	0	396	0	1451	0	0	0	0	1847

0	0	0	22.453	0	82.272	0	0	0	0	104.725

MR Total	0	0	0	396	0	1451	0	0	0	0	1847

0	0	0	22.453	0	82.272	0	0	0	0	104.725

Computer Professional  R	0	0	0	1584	1980	1320	880	880	880	880	8404

0	0	0	89.813	112.266	74.844	49.896	49.896	49.896	49.896	476.507

R Total	0	0	0	1584	1980	1320	880	880	880	880	8404

0	0	0	89.813	112.266	74.844	49.896	49.896	49.896	49.896	476.507

Total	0	0	0	3740	3740	4531	2640	2640	2640	2640	22571

0	0	0	197.156	197.156	242.006	134.786	134.786	134.786	134.786	1175.462

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  B/I	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	70.560

B/I Total	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	70.560

Total	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	70.560

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 37 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:19 AM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	207	207	252	145	145	145	145	1246

Page 38 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:19 AM

WBS Number:	3.6.2.3.3	Description:	Programming Support - UCI

Institution :	U. of California, Irvine	Contact:	Not available

The TDAQ software is primarily written by the members of the TDAQ team.  As hardware, network technology and operating

systems and capabilities evolve so too will the software.  This requires a dedicated effort from within ATLAS to support

software and to keep the documentation up to date.

The support for the LVL2 software will involve 50% of a CS per year.  A slightly higher level is required Details of Estimate:

before and during initial running.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

2000	0	0	2000	1929	0	0	71	17.9	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Post Doc  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	55	55	55	55	55	55	55	385.000

B/I Total	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	55	55	55	55	55	55	55	385.000

Computer Professional  MR	0	0	0	807	126	1867	0	0	0	0	2800

0	0	0	65.9	10.289	152.46	0	0	0	0	228.649

Electrical Engineer  MR	0	0	0	1760	1760	1760	0	0	0	0	5280

0	0	0	139.864	139.864	139.864	0	0	0	0	419.592

MR Total	0	0	0	2567	1886	3627	0	0	0	0	8080

0	0	0	205.764	150.153	292.324	0	0	0	0	648.241

Computer Professional  R	0	0	0	2383	3064	1653	880	880	880	880	10620

0	0	0	194.597	250.208	134.985	71.861	71.861	71.861	71.861	867.234

R Total	0	0	0	2383	3064	1653	880	880	880	880	10620

0	0	0	194.597	250.208	134.985	71.861	71.861	71.861	71.861	867.234

Total	0	0	0	6710	6710	7040	2640	2640	2640	2640	31020

0	0	0	455.361	455.361	482.309	126.861	126.861	126.861	126.861	1900.475

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	70.560

R Total	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	70.560

Total	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	70.560

Page 39 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:19 AM

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	0	465	465	492	137	137	137	137	1971

Page 40 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:19 AM

WBS Number:	3.6.2.3.4	Description:	Programming Support - UW

Institution :	University of Wisconsin, Madision-tdaq	Contact:	Not available

The TDAQ software is primarily written by the members of the TDAQ team.  As hardware, network technology and operating

systems and capabilities evolve so too will the software.  This requires a dedicated effort from within ATLAS to support

software and to keep the documentation up to date.

The support for the LVL2 software will involve 50% of a CS per year.  A slightly higher level is required Details of Estimate:

before and during initial running.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

1410	0	0	1410	1340	0	0	71	12.7	0.0

FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

MANPOWER	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)	(hrs)

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Post Doc  B/I	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	86.24	86.24	86.24	86.24	86.24	86.24	86.24	603.680

B/I Total	0	0	0	1760	1760	1760	1760	1760	1760	1760	12320

0	0	0	86.24	86.24	86.24	86.24	86.24	86.24	86.24	603.680

Computer Professional  MR	0	0	380	176	0	1320	0	0	0	0	1876

0	0	27.804	12.878	0	96.582	0	0	0	0	137.264

MR Total	0	0	380	176	0	1320	0	0	0	0	1876

0	0	27.804	12.878	0	96.582	0	0	0	0	137.264

Computer Professional  R	0	0	0	1584	1760	1320	880	880	880	880	8184

0	0	0	115.898	128.776	96.582	64.388	64.388	64.388	64.388	598.808

R Total	0	0	0	1584	1760	1320	880	880	880	880	8184

0	0	0	115.898	128.776	96.582	64.388	64.388	64.388	64.388	598.808

Total	0	0	380	3520	3520	4400	2640	2640	2640	2640	22380

0	0	27.804	215.016	215.016	279.404	150.628	150.628	150.628	150.628	1339.752

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Travel  R	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	70.560

R Total	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	70.560

Total	0.0	0.0	0.0	8.0	8.0	8.0	8.0	8.0	8.0	8.0	70.560

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 41 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:20 AM

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	28	225	225	289	161	161	161	161	1410

Page 42 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:20 AM

WBS Number:	3.6.2.4	Description:	Test facilities

Institution :	Contact:	Not available

TDAQ hardware used in the ATLAS experiment will be need to be checked and evaluated in a test lab periodically.  Such a

facility will require computers, network equipment, etc.  This equipment needs to be supported and replaced on an as needed

basis.  This item includes support for such a test lab and necessary equipment

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

169	0	0	169	0	0	0	169	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	18.0	18.0	18.0	18.0	18.0	18.0	18.0	18.0	169.344

R Total	0.0	0.0	18.0	18.0	18.0	18.0	18.0	18.0	18.0	18.0	169.344

Total	0.0	0.0	18.0	18.0	18.0	18.0	18.0	18.0	18.0	18.0	169.344

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	21	21	21	21	21	21	21	21	169

Page 43 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:20 AM

WBS Number:	3.6.2.4.1	Description:	Test Facilities - ANL

Institution :	ANL-TDAQ	Contact:	Not available

TDAQ hardware used in the ATLAS experiment will need to be checked and evaluated in a test lab periodically.  Such a facility

will require computers, network equipment, etc.  This equipment needs to be supported and replaced on an as needed basis.

This item includes support for such a test lab and necessary equipment

The ATLAS wide cost for support of test facilities is expected to be 60k$ in 2005 and beyond.  ANL will Details of Estimate:

need to support some additional equipment in support of the SRB system which is the sole responsibility of the US groups.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

79	0	0	79	0	0	0	79	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	78.624

R Total	0.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	78.624

Total	0.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	78.624

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	10	10	10	10	10	10	10	10	79

Page 44 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:20 AM

WBS Number:	3.6.2.4.2	Description:	Test Facilities - MSU

Institution :	Michigan State University-tdaq	Contact:	Not available

TDAQ hardware used in the ATLAS experiment will need to be checked and evaluated in a test lab periodically.  Such a facility

will require computers, network equipment, etc.  This equipment needs to be supported and replaced on an as needed basis.

This item includes support for such a test lab and necessary equipment

The ATLAS wide cost for support of test facilities is expected to be 60k$ in 2005 and beyond.  MSU will Details of Estimate:

provide some hardware in support of the SRB which is the sole responsibility of US groups.

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

91	0	0	91	0	0	0	91	0.0	0.0

Total w/

MATERIAL	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	overhead

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

Other  R	0.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	90.720

R Total	0.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	90.720

Total	0.0	0.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	9.0	90.720

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

PROFILE  	FY 03	FY 04	FY 05	FY 06	FY 07	FY 08	FY 09	FY 10	FY 11	FY 12	Total

SUMMARY:	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)	(k$)

0	0	11	11	11	11	11	11	11	11	91

Page 45 of 46

U.S. ATLAS M&&O Estimate Cost 	1/24/2005 10:29:21 AM

WBS Number:	3.6.3	Description:	CERN Common Costs

Institution :	BNL-common	Contact:	Not available

CERN Common costs for TDAQ

The costs for Maintenance/Repairs, Operations, and Consumables  at a US Share of 15.9% are included Details of Estimate:

in the common costs in WBS3.7

U.S. ATLAS % share of activity:	15.90%

Base	Cont	Total	EDIA	Mfg	EDIA	Mfg	FTEs  	FTEs

Cost	Cost	Cost	Cont   	Cost	Labor	Labor	Matls	Matls	All	Other

Summary:	(k$)	(k$)	%   	(k$)	(k$)	(k$)	(k$)	(k$)

(All)

0	0	0	0	0	0	0	0	0.0	0.0

Risk	Weight

CONTINGENCY	Cont %

FACTORS:	Technical	C o s t	Schedule	Des i gn	Technical	C o s t	Schedule

0	0	0	0	0	0	0	0

Page 46 of 46