## FSIS Re-design

## Weekly Status – January 15th, 2004

Tasks completed this week:

- Provided feedback and approval on content development submissions - x submitted, x approved (see content approval tracker below).

- Continued development and testing of the 306 pages defined as in scope.

- Continued development and testing of the 75 pages additional to the 306 defined as in scope.

- Updated white paper for the task order extension and reviewed with Sandy Facinoli.

- Met with Bryce Quick to discuss the extension task order.

- Scheduled a meeting with Clif Gonzalez to discuss funding for the extension task order.

- Reviewed the promotional graphics with Holly McPeak.  Holly will provide digital photos of hotline employees to be used in the USDA MP Hotline promo.

Tasks for next week:

- Meet with Clif Gonzalez to discuss the extension task order.

- Complete development and testing of the 306 pages defined as in scope.  Not all 306 pages will include content (see issues below).

- Complete development and testing of the 75 pages additional to the 306 defined as in scope.

- Select final images for the promotional graphics.

- Continue to provide feedback and approval on content development submissions.

- Work with Bryce Quick to determine final content approval process.

- Complete FSIS Style Guide and send to design team for review.  Style guide will need to be updated in the extension with changes suggested by agency webmasters for the USDA Web Presence style guide

Issues:

- The USDA Meat & Poultry Hotline staff is responsible for making adding and updating content in the vRep tool.  Work on the tool has been delayed because of the recent BSE issue.

- Deadline for content development of 306 pages on Friday, December 12 was not met by FSIS content developers.

- Development of all pages with approved content will not be complete by the end of the task order on 01/23/03.