## FSIS Re-design

## Weekly Status – November 26th, 2003

Tasks completed this week:

- Facilitated a content workshop conference call on Monday, November 24 with Dave Reiners and Glenn Leslie to hand out content assignments and discuss content development best practices.

- Created a presentation for the USDA Meat & Poultry hotline to provide an overview and demo of the vRep on Wednesday, December 3rd.

- Selected version control and defect tracking software to be used during development and testing phases.

- Began development of Templates A through G.

- Continued creation of functional test scripts.

- Continue creation of CAR (Click Action Response) diagrams to identify all clickable items on each of the 313 pages defined as in scope.

- Completed Test Approach document.

- Continue creation of remaining 13 design templates.

- Began creation of all graphics for the 313 pages defined as in scope.

- Provided feedback on content development submissions - 6 received.

Tasks for next week:

- Review Scope document with Sandy Facinoli and Linda Eckrich.

- Review HTML/ASP Coding Standards document with Linda Eckrich.

- Review updated Technical Architecture document with James Hughes and Linda Eckrich.

- Identify additional pages that will be developed by the re-design team beyond the 313 defined as in scope.  The re-design team will hire a sub contractor to develop the additional pages.

- Continued to test and configure the vRep tool with questions/answers received from Linda Eckrich.

- Continue creation of CAR (Click Action Response) diagrams to identify all clickable items on each of the 300 pages defined as in scope.

- Continue creation of all graphics for the 313 pages defined as in scope.

- Present vRep overview and demo to the USDA Meat & Poultry Hotline on Wednesday, December 3rd.

- Facilitate final design review meeting to present design templates, flash animation of the homepage masthead, and “I Want To…” options on Wednesday, November 19.

- Begin functional browser testing and defect tracking of templates A through G.

- Complete development of templates A through G and migrate to the testing environment.

- Continue to provide feedback and approval on content development submissions.

- Present finalized options of vRep names and faces to Bryce Quick to establish a decision.

Issues:

- None.