Mission Valley East LRT Extension

San Diego, California

(November 2005)

# Description

The Metropolitan Transit Development Board (MTDB) is constructing a 5.9-mile Mission Valley East Light Rail Transit (LRT) extension of the agency’s Blue Line, from its current terminus east of Interstate 15 to the City of La Mesa, where it will connect to the existing Orange Line near Baltimore Drive.  The project includes four new stations at Grantville, San Diego State University, Alvarado Medical Center, and 70th Street.  The project will also serve two existing stations at Mission San Diego and Grossmont Center, and includes the purchase of 11 low-floor light rail vehicles.  The project has elevated at-grade and tunnel segments, two park-and-ride lots, and a new access road between Waring Road and the Grantville Station.  The project is expected to serve 10,800 average weekday boardings in 2015.

The total project cost under the Full Funding Grant Agreement (FFGA) for the Mission Valley East extension is $430.96 million.  The Section 5309 New Starts funding share is $329.96 million.

# Status

A major investment study/Draft Environmental Impact Statement (EIS) was completed in May 1997.  The Mission Valley East segment was the locally preferred alternative selected in October 1997 by MTDB, with concurrence from the San Diego Association of Governments (the local Metropolitan Planning Organization).  FTA approved the project into preliminary engineering in March 1998.  Preliminary engineering was completed in July 1998.  The Final EIS was completed and FTA issued a Record of Decision in August 1998.  FTA approved the project into final design in October 1998.  FTA and MTDB entered into an FFGA in June 2000.  The system was opened for revenue operations five months ahead of schedule, on July 8, 2005.

SAFETEA-LU Section 3043(a)(26) authorized the Mission Valley East Corridor for final design and construction.  Through FY 2006, Congress has appropriated $329.15 million in Section 5309 funds for this project.

| Reported in Year of Expenditure Dollars |
| --- |
| Source of Funds | Total Funding (million) | Appropriations to Date |
| Federal: Section 5309 New Starts FFGA Commitment Flexible Funds | $329.96 $13.70 | $329.15 million appropriated through FY 2006 |
| State: Transit Capital Improvement Traffic System Management Statewide Transportation Improvement Program | $4.10 $0.80 $62.90 |  |
| Local: Transnet Sales Tax | $19.50 |  |
| TOTAL | $430.96 1 |  |
| NOTE: The sum of the figures may differ from the total as listed due to rounding. 1 $1 million in-kind right-of-way donation not included in total. |

MAP