Rail Trolley Extension

Galveston, Texas

(November 2003)

# Description

The city of Galveston, through its transit operator Island Transit, has proposed a 1.5-mile extension of the existing fixed rail trolley system from downtown to the University of Texas Medical Branch (UTMB) and farther to Stewart Beach on the Gulf of Mexico.  The city has identified two phases for construction purposes.  The first phase is a 0.8-mile minimum operable segment that is a single-track extension with passing track.  Phase 2, 0.7 miles in length, will complete the extension to Stewart Beach.  The proposal incorporates transit-oriented pedestrian and Americans with Disabilities Act improvements between the trolley system and Magnolia Homes, a public housing project for low-income persons along the corridor, and to the UTMB campus.  These improvements will greatly enhance transit patron access to the trolley.

The project is estimated to cost $9.4 million (in 2002 dollars), with a proposed Section 5309 New Starts share of $8.3 million.  Project cost estimates and proposed New Starts share are developed by local project sponsors and are not FTA assumptions.  Because the proposed New Starts share is less than $25 million, the project is exempt from the New Starts criteria and is thus not subject to FTA’s evaluation and rating (49 USC 5309(e)(8)(A)).

| Summary Description |
| --- |
| Proposed Project: | Fixed Rail Trolley Extension |
|  | 1.5 Miles |
| Total Capital Cost ($2002): | $9.4 Million |
| Section 5309 New Starts Share ($2002): | $8.3 Million (80%) * |
| Annual Operating Cost ($YOE): | Not Available |
| Ridership Forecast: | Not Available |

*  Accounts for State toll revenue credits.

##### Status

FTA issued a Categorical Exclusion for the trolley extension dated August 2001 on the basis of an Environmental Assessment prepared by the city and approved the project for entry into final design in September of 2001.  Design of Phase I was nearing completion in 2002 when UTMB announced its new bio-defense research program.  As a consequence, the U.S. Department of Homeland Security declared a secure perimeter requirement around the proposed lab and restricted all vehicular traffic.  Because part of the final alignment was within this newly secured perimeter, that portion of the construction plan was redesigned to follow an alternative alignment.  This design adjustment is nearly complete.

TEA-21 Section 3030 (a)(28) authorized the Galveston Trolley Extension for final design and construction.  Through FY 2003, $4.95 million in Section 5309 New Starts funding has been appropriated for this project.

| Locally Proposed Financial Plan |
| --- |
| Proposed Source of Funds | Total Funding (million) | Percent of Total |
| Federal: Section 5309 New Starts Department of Housing and Urban Development Community Development Block Grant | $8.30 $0.53 | 80.0 % 5.1 % |
| State: Toll Revenue Credits | $ 0.93 | 9.0 % |
| Local: UTMB Unspecified | $0.25 $0.36 | 2.4 % 3.5 % |
| Total: * | $10.37 [$0.93] $9.44 | 100.0 % |
| NOTE: Funding statements reflected in this table have been made by project sponsors and are not DOT or FTA assumptions. Sum of figures may differ from total as listed due to rounding. * The statutory grant maximum is calculated based on the sum of the project cost and toll revenue credits; however, actual project costs do include toll revenue credits. Project Cost + Toll Revenue Credits = Cost basis for Grant Match Requirement = $10.37 million. Statutory Grant Maximum = 80% of $10.37 million = $8.30 million Section 5309 New Starts funding. Actual Total Project Costs = Grant Cost Basis – Toll Revenue Credits = $10.37 million - $0.93 million = $9.44 million. |

MAP