Guide Purpose

The Department of Energy is committed to producing quality cost and schedule estimates in support of the budget, planning, and actual performance of the construction program for all Department of Energy sites.  The expectations for cost and schedule estimating are such that the quality of the estimates will be commensurate with the maturity of the project during the project life cycle.

The purpose of the DOE Cost Estimating Guide for Program and Project Management (DOE Cost Estimating Guide) is to provide uniform guidance and best practices that describe the methods and procedures used in all programs and projects at DOE for preparing cost estimates.

Guide Scope

Provide guidance and establish DOE expectations for cost estimating to ensure consistent, traceable, and realistic cost estimates in support of DOE projects and programs.  It is intended to ensure that the information generated from these estimates, both preliminary and final, be made available for future use, lessons learned, and trending. The final outcome shall be cost estimates that provide adequate information to Department of Energy, Department of Energy sites and contractors, and potential contract bidders, to support the Department of Energy construction program and the individual projects.

Key Interfaces and Dependencies

Cost Estimating interfaces to some degree with all the other guides being developed. These dependencies will be continually addressed to ensure no conflicts arise. Also it is intend to modify schedule as required to take advantage of the cost estimating workshop being conducted in the spring.

DOE G 413.3-1 Management of Design and Construction

DOE G 413.3-2 Quality Assurance

DOE G 413.3-3 Safeguards & Security

DOE G 413.3-4 Tailoring

DOE G 413.3-5 Performance Baselines & Baseline Management

DOE G 413.3-6   High Performance Sustainable Building

DOE G 413.3-7  Risk Management

DOE G 413.3-8 EM Clean-up Projects

DOE G 413.3-9 Project Reviews

DOE G 413.3-10 Earned Value Management

DOE G 413.3-11 Project Management Lessons Learned Process

DOE G 413.3-13 Acquisition Strategies

DOE G 413.3-14 IT Projects

DOE G 413.3-15  Project Execution Plans

DOE G 413.3-16  CD-4

DOE G 413.3-17 Mission Need Statement

DOE G 413.3-18 Integrated Project Teams

Team Membership, Roles & Estimated Resource Requirements

| Name |  | Phone | E-Mail |
| --- | --- | --- | --- |
| Michael L. Butt | NNSA, Team Lead | 301 903-4382 | Michael.Butt@NNSA.DOE.GOV |
| Debbie Garcia-Sanchez | SN | 505-845-5460 | dgarcia-sanchez@doeal.gov |
| Bryan Skokan | EM | 301-903-7612 | bryan.skokan@em.doe.gov |
| Philip Neuscheler, | EM | 202-586-7505 | philip.neuscheler@em.doe.gov |
| Jerald Barbre | NE-ID | 208 526-5088 | BARBREJ@ID.DOE.GOV |
| Robert Miklos | EFCOG lead | 208-526-4072 | robert.miklos@inl.gov |
| John Baker | EFCOG | 208 526 7140 | John.Baker@INL.GOV |
| Lisa Wolford | EFCOG | 208 526 8438 | Lisa.Wolford@INL.GOV |

Key Milestones

Detailed action plan with additional milestones –April 2, 2007

Draft Guide ready for collaborative team review – April 3, 2007

Collect input/comments on Draft One of Guide – June, 29, 2007

Draft Two of Guide ready for collaborative team review – August 28, 2007

Integrate Guide with other DOE 413.3 guides – Monthly

Draft Guide ready for RevCom – Dec. 17, 2007

Guide formally issued – July 31, 2008

Charter Approvals

Lead Program Office: 	 ______________________________	____________________

Date

Thad T. Konopnicki

Director, Office of Project Management

And Systems Support (NA-54)

OECM:______________________________________________		 ____________________

Date

John Makepeace

OECM

EFCOG Representative: ________________________________  		____________________

Date

Robert Miklos

Director, Project Management Office

Idaho National Laboratory

MA-1: _________________________________________________		____________________

Name						Date

Company

Title