1.	Project Summary

Project Lead: Lee Anderson and Douglas Hilderbrand Last Gate: NA Gate Disposition: NA Current Stage Participation (Total FTE hours): 40

2.	Solution Description

The IWT has not determined a “preferred” solution during stage 1. Climatological statistics of errors in NDFD forecasts and/or numerical guidance—needs an adequately large sample of past forecasts and verifying observations. Pros: Easy to calculate Cons: (i) Forecast uncertainty is known to vary from case to case. Error statistics from a single forecast will not capture such variations.; (ii) No alternative forecast scenarios are offered Statistics from an ensemble of numerical forecasts--Ensemble can be a combination of forecasts from various sources, including high resolution control forecasts and lower resolution ensemble forecasts from different centers (e.g., NAEFS). Ensemble guidance can be statistically calibrated to improve its reliability (just as described under (1) for a single forecast) Pros: (i) Potentially it can capture case dependent variations in forecast uncertainty; (ii) Beyond uncertainty statistics, it can provide plausible scenarios or trajectories of future weather that is needed as input in sophisticated downstream applications such as streamflow ensemble forecasting, energy demand forecasting, etc. Cons: Requires maintenance of numerical ensemble forecast system(s) 3) Status Quo Pros: No additional resources needed. Cons: Does not address NRC recommendation or requirements for uncertainty products

3.	Planned Activities

During Next Stage: Develop CONOPS and update project plan-- Agree on format of uncertainty information. Define set of NDFD parameters. Explore other alternative solutions (i.e., RTMA capabilities). Define operational requirements in coordination with NURO Team, NFUSE Team, and AMS Ad Hoc Committee on Uncertainty.

Beyond Next Stage: Develop Business Case and NDFD technical requirements Arrange for transmission of numerical guidance to WFOs Develop software tools to display and manipulate (manual adjustment) numerical guidance at WFOs Develop software to derive uncertainty information in other formats (eg,, for web access by external users) Train forecasters in use, manipulation, and interpretation of new forecast format Experimental period for comments/feedback.

4.	Performance Measures (Reference “Performance Measures Guidance” included in the Project Plan Author’s Guide).

| At End of Next Stage | Performance Measure | Current Value (Baseline) | Planned Resultant Value |
| --- | --- | --- | --- |
|  | NA |  |  |
| At Project Completion | Uncertainty of variables expressed in operational NDFD (ex. Max and Min Temperatures) | No uncertainty information | TBD (possible example: Range (+/-) in forecast) |

- Organizational Roles and Responsibilities:

| During Next Stage | Organization | Lead | Role | Responsibility |
| --- | --- | --- | --- | --- |
|  | NWS ER | David Novak | IWT member | Regional input. |
|  | NWS OST | Lee Anderson (Douglas Hilderbrand/Andrea Bleistein) | IWT/Project co-lead | Co-lead development of OSIP documentation, project coordination, product assessment, and scientific leadership. |
|  | NWS CR/ ISST | Greg Mann | IWT member | ISST representative |
|  | NWS OST/MDL | David Ruth | IWT member | NDFD operations |
|  | NWS OCWWS | TBD (S. Lenihan/A. Horvitz/C. Alex) | IWT member | Requirements |
|  | NWS OS Climate | Bob Livezey | IWT member | Climate data |
|  | NWS NCEP/EMC | Zoltan Toth/Geoff Dimego | IWT member | NCEP modeling efforts (ensembles) |
|  | NWS OST/SEC | Tim Hopkins/Jason Tuell | IWT Member | AWIPS II implications |
|  | NWS Strategic Planning | Wendy Levine | IWT Member | Experimental product phase |
|  | OAR/GSD | TBD (C. Bullock/D. Davis) | IWT Member | Product development |
|  | NWS WR | Dave Myrrick | IWT Member | Regional Input. |
| Beyond Next Stage | NWS ER | David Novak | IWT member | Regional Input. |
|  | NWS OST | Lee Anderson (Douglas Hilderbrand/Andrea Bleistein) | IWT/Project co-lead | Co-lead development of OSIP documentation, project coordination, product assessment, and scientific leadership. |
|  | NWS CR/ ISST | Greg Mann | IWT member | ISST representative |
|  | NWS OST/MDL | David Ruth | IWT member | NDFD operations |
|  | NWS OCWWS | Suzanne Lenihan | IWT member | Requirements |
|  | NWS OS | Bob Livezey | IWT member | Climate data |
|  | NWS NCEP/EMC | Zoltan Toth/Geoff Dimego | IWT member | NCEP modeling efforts (ensembles) |
|  | NWS OST/SEC | Tim Hopkins/Jason Tuell | IWT member | AWIPS II implications |
|  | NWS Strategic Planning | Wendy Levine | IWT member | Experimental product phase |
|  | OAR/GSD | Carl Bullock | IWT member | Product development |

6.	Milestones and Schedule [Double click table to enable excel worksheet.]

7.	Resource Requirements [Double click table to enable excel worksheet.  Cells with zeros will automatically sum as entries are made in blank cells.]

8.	Acquisition Strategy:

| During Next Stage | Item | Strategy |
| --- | --- | --- |
|  | None expected |  |
| Beyond Next Stage | TBD |  |

9.	Assumptions and Constraints:

| During Next Stage | Assumption/Constraint | Description |
| --- | --- | --- |
|  | Requirements will be focused on end-users. |  |
|  | Task fully staffed | Sufficient IWT participation |
| Beyond Next Stage |  |  |

10.	Risk Assessment and Mitigation:

|  | Type | Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| During Next Stage | Business |  |  |  |  |
|  | Technical | Development problems | Low | High | Use alternate methods or correct methods for other solutions. |
|  | Schedule | TBD |  |  |  |
|  | Resources | Limited AWIPS development resources available | Medium | High | Tools prioritized in order of need. |
|  | Cost | TBD |  |  |  |
| Beyond Next Stage | Business | Changing requirements | Medium | High | Build-by-build reassessment and prioritization. Clear coordination between DSPAC, ISST, and STSIT. There may need to be small enhancement requests for timely changes. |
|  | Business | NWS field offices will not use the information. | Low | Medium | Modify the products according to feedback from users. |
|  | Technical | Changing software (AWIPS2) | Medium | High | Current plans are to keep backward compatibility between AWIPS and AWIPS2, such that current tools will work on the AWIPS2 infrastructure. However, should the technical details of the AWIPS 2 infrastructure change, the Continuing Phase of the project will adapt, if necessary. |
|  | Schedule |  |  |  |  |
|  | Resources | Limited AWIPS development resources available | Medium | High | Tools prioritized in order of need. |
|  | Cost |  |  |  |  |

Stage 3 Checklist

[For projects at Gate 2, place an “X” in the “Required” column to indicate items required in Stage 3 and define the “Lead Office/Division” and “Point of Contact”. For projects at Gate 3, complete the “Status” and “Remarks” columns for those items checked as required in Stage 3.]

| No. | Checklist Item | Required | Completed | Lead Office/ Division | Point of Contact | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Acquisition Plan (Ref: NWSI 1-1101) |  |  |  |  |  |  |
| 2 | Applied Research and Development Results (NWSI 10-103) | X |  |  |  |  |  |
| 3 | Business Case Analysis (NWSI 10-103) | X |  |  |  |  |  |
| 4 | Operational Development Plan (NWSI 10-103) |  |  |  |  |  |  |
| 5 | Technical Requirements (NWSI 10-103) | X |  |  |  |  |  |
| 6 | NWS Union review for impacts to working conditions (NWSI xxx) |  |  |  |  |  |  |
| 7 | Resources for next/future stage allocated through the FIRC or NOAA Program Manager? (NWSI xxx) |  |  |  |  |  |  |
| 8 | Training Plan (NWSI xxx) | X |  |  |  |  |  |

Stage 4 Checklist

[For projects at Gate 3, place an “X” in the “Required” column to indicate items required in Stage 4 and define the “Lead Office/Division” and “Point of Contact”. For projects at Gate 4, complete the “Status” and “Remarks” columns for those items checked as required in Stage 4.]

| No. | Checklist Item | Required | Completed | Lead Office/ Division | Point of Contact | Status | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Deployment Decision Document (NWSI xxx) |  |  |  |  |  |  |
| 2 | Deployment, Assessment, and Lifecycle Support Plan (NWSI xxx) |  |  |  |  |  |  |
| 3 | Operational Test & Evaluation (New System) (Ref: NWSI 30-302 Field Test Process) |  |  |  |  |  |  |
| 4 | Operational Acceptance Test (Existing System) (NWSI 30-302) |  |  |  |  |  |  |
| 5 | Facility or Site Preparation and Installation Plan (NWSI 30-4104 Operations and Maintenance) |  |  |  |  |  |  |
| 6 | Facilities-related factors (e.g., leases, space, power) identified and considered (NWSI 30-4104) |  |  |  |  |  |  |
| 7 | Program Management Responsibility Transfer Plan (NWSI 80-103 Program Management Responsibility Transfer Plan) |  |  |  |  |  |  |
| 8 | ILS Plan (NWSM 30-3102 Integrated Support Logistics Planning) |  |  |  |  |  |  |
| 9 | Commissioning/Decommissioning Plan (NWSI 80-201 System Commissioning Process NWSI 80-202 System Decommissioning Process) |  |  |  |  |  |  |
| 10 | Commissioning Report, Approval and Checklist (NWSI 80-201,NWSI 80-202) |  |  |  |  |  |  |
| 11 | Physical Configuration Audit and Functional Configuration Audit (NWSI 30-1203 Configuration Management for Operational Systems) |  |  |  |  |  |  |
| 12 | Funding identified for system deployment and life cycle support (NWSI 80-101 Program Plan, NWSI 10-103 Operational Development Project Plan) |  |  |  |  |  |  |
| 13 | Human Factors requirements including personnel skill set and workload requirements identified and funded (NWSM 20-102 National Strategic Training and Education Process (NSTEP) and Annual Implementation Plans for Training and Education, Professional Development Series (PDS) |  |  |  |  |  |  |
| 14 | IT Security Certification and Accreditation (C&A) Plan developed and approved (NWSI 60-701 Assignment of Responsibilities, NWSI 60-702 Management Controls, NWSI 60-703 Operational Controls, NWSI 60-704 Technical Controls) |  |  |  |  |  |  |
| 15 | Occupational Safety and Health Policy compliance-related factors identified and considered (NWSI 50-1115 Occupational Safety and Health, NWSI 30-4104 Operations and Maintenance) |  |  |  |  |  |  |
| 16 | Environmental Policy compliance-related factors identified and considered (NWSI 50-5116 Environmental Management, NWSI 30-4104 Operations and Maintenance) |  |  |  |  |  |  |
| 17 | NWS Union review for impacts to working conditions |  |  |  |  |  |  |