1.	Project Summary

Project Lead: Paul Hirschberg Last Gate: Not Applicable at this time. Gate Disposition: Not applicable at this time. Current Stage Participation (Total FTE Hours): 20 Note #1: This project is an “umbrella” project that will have future “sub-projects” fall underneath the statement of need. Note #2: This project is expected to move through only Gates 1 and 2 before closing.

2.	Solution Description

Statement of Need Summary: Uncertainty is a fundamental characteristic of prediction, including the weather, seasonal climate, and hydrological (hydrometeorological) predictions germane to the NWS mission. According to the National Research Council’s (NRC’s) Report, Completing the Forecast. Characterizing and Communicating Uncertainty for Better Decisions Using Weather and Climate Forecasts (NRC, 2006), “… effective communication of uncertainty information in hydrometeorological forecasts benefits users’ decisions” (e.g., AMS, 2002; NRC, 2003b). A need exists for NWS to comprehensively address user requirements for generating and communicating new and improved forecast uncertainty products, information, and services. NWS HQ has formed a steering team to address these needs by various users and determine the best ways to proceed with these efforts.

3.	Planned Activities

During Next Stage: Develop CONOPS and Operational Requirements with input from the NURO survey results, NFUSE recommendations, and AMS Ad Hoc Committee Formulate a plan to address the users uncertainty needs/requirements. Project Plan will be updated for Stage 2

Beyond Next Stage: NA

4.	Performance Measures (Reference “Performance Measures Guidance” included in the Project Plan Author’s Guide).

| At End of Next Stage | Performance Measure | Current Value (Baseline) | Planned Resultant Value |
| --- | --- | --- | --- |
|  | None |  |  |
| At Project Completion | TBD |  |  |

- Organizational Roles and Responsibilities:

| During Next Stage | Organization | Lead | Role | Responsibility |
| --- | --- | --- | --- | --- |
|  | NWS OST | Lee Anderson/Douglas Hilderbrand | IWT and Project Lead | Lead development of OSIP documentation, project coordination, product assessment, and scientific leadership. |
|  | NWS OST | Tim Howard (OST/SEC security officer), Bob Glahn, , Andrea Bleistein, Paul Hirschberg | IWT member | Participate in development of OSIP documentation, project coordination, and assessments. |
|  | NWS Office of Strategic Planning | John Sokich | IWT member | Participate in development of OSIP documentation, project coordination, and assessments. |
|  | NWS OCWWS HSD | Frank Richards, Mary Mullusky | IWT member | Participate in development of OSIP documentation, project coordination, and assessments. |
|  | NWS NCEP | Zoltan Toth | IWT member | Participate in development of OSIP documentation, project coordination, and assessments. |
|  | NWS ISST | Greg Mann | IWT Member | Participate in development of OSIP documentation, project coordination, and assessments. |
|  | NWS CSD | TBD | IWT member | Participate in development of OSIP documentation, project coordination, and assessments. |
|  | NWS OHD | TBD | IWT Member |  |
|  | NWS ARH | James Partain | IWT member | Participate in development of OSIP documentation, project coordination, and assessments. |

5.  Organizational Roles and Responsibilities:

| Beyond Next Stage | Organization | Lead | Role | Responsibility |
| --- | --- | --- | --- | --- |
|  | NA |  |  |  |

6.	Milestones and Schedule [Double click table to enable excel worksheet.]

7.	Resource Requirements [Double click table to enable excel worksheet.  Cells with zeros will automatically sum as entries are made in blank cells.]

8.	Acquisition Strategy:

| During Next Stage | Item | Strategy |
| --- | --- | --- |
|  | None. | Not applicable at this time. |
| Beyond Next Stage | TBD | TBD |

9.  Assumptions and Constraints

| During Next Stage | Assumption/Constraint | Description |
| --- | --- | --- |
|  | The task is fully staffed. | For development of stage 2 documents, and other related topics, personnel will be needed. NWS Employees will work on these project parts to reach the milestones identified in section 6. Staff reductions or loss of work hours may cause inadequacies for the planned work. |
| Beyond Next Stage |  |  |
|  | NA |  |

10.  Risk Assessment and Mitigation:

|  | Type | Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| During Next Stage |  |  |  |  |  |
|  | Technical | Development problems (e.g., software and new products). | Low | High | This event may cause delays in further testing and implementation. One mitigation strategy is to quickly troubleshoot the issues and make adjustments to ensure system is improved. |
|  | Schedule | None |  |  |  |
|  | Resources | Sufficient personnel to work on planning and documents. | Medium | Medium | Try to obtain other personnel to help with tasks or make workload adjustments to ensure work is completed. |