NDFD IWT Call Notes – 05/20/03

Status of Action Items from April call

1. AVNFPS

- Aviation Services Branch has had discussions with Duane Carpenter/Jason Franklin on ways of using grids for aviation.

- Integration of local knowledge into grids.

- Initial capability without use of grids will be available in 2-3 months, utilizing conditional climatology and weather to produce first guess TAF.

- Beta release in a few weeks/delivered via NOAA1 server.

- Beta sites to be chosen by regional aviation program managers.

- Action is CLOSED.

2.  ORD and IFPS Implementation Plans

- Plans have been distributed to the field.

- Action item is CLOSED.

3.  Wind Gust Grid Definition

- Two options were discussed and voted upon by the 10-506 team.

  - A.  Always create gust grids based upon total wind.

  - B.  Create wind gust grids only when wind gust criteria are met.  Grid points not meeting criteria fill with zeroes.

- The regions voted 4-2 in favor of option A.  ER, CR, AR, PR voted for A, WR and SR voted for B.

- Option A is recommended by the 10-506 team.

- Action CLOSED.

4.  Status of 10-503 and 10-506

- Awaiting Greg Mandt’s signature.

- Draft for distribution to regions by the end of the week.

5.  Timetable for Including General Weather Elements Over Marine Areas

- Elements should be included experimentally into the NDFD.

- A timetable and plan will be provided by OS21 on June 30th.

- Action:  OPEN (Pierce)

- Additional Action ER: Forward web graphics recommendation to IWT Team.

6.  Collaboration Tool Comparison Feedback from Forecasters

- Report to SEC by 5/23

- Action:  CLOSED.

- Status of Release of NDFD Grids to Customers

  - A PNS will be sent to customers indicating PoP12, Wx, SkyCover and Wind Speed grids will be released AOA 06/10.

  - T and Td grids to be released immediately.

  - Jim Lee is the POC.

  - NDFD web page will be updated simultaneously with the release of the grids.

  - Action:  CLOSED pending release of PNS/grids.

- PoP>0 Weather Grid and Reiteration of National Collaboration Standard of 15% by Regions and OCWWS

- Changes forwarded to regional MSDs.

- Action:  CLOSED.

- NDFD IWT Interaction with MSDs at Joint MSD/HSD Meeting

- Leroy Spayd working agenda for this meeting.

- Unknown at this time if NDFD will be included.

- Action:  OPEN (Spayd)

New Business

- Dave Ruth attended meeting of the Science Steering Team

- Discussion topics were:

  - Development of climatology grids in GFE

  - Downscaling of low resolution data to higher resolution

  - Gridded MOS

  - Integration of probabilistic information into NDFD.

Next Call

06/24/03 at 2PM ET/1PM ET.