1ST QUARTERLY REPORT

FOR PERIOD ENDING APRIL 30, 2005

CONTRACT NUMBER: DTRS56-05-T-0005

R4567-01R

DEVELOPMENT OF AN ICDA METHODOLOGY

FOR LIQUID PETROLEUM PIPELINES

prepared  for

U.S. DOT RSPA

Washington,  DC

prepared  by

CC  TECHNOLOGIES  LABORATORIES,  INC.

Oliver C. Moghissi

Conchita Mendez

April 29, 2005

DISCLAIMER

This report documents the work performed by CC Technologies Laboratories, Inc. (CC Technologies) for U.S. DOT RSPA.  Neither CC Technologies nor any person acting on behalf of CC Technologies:

(1)	assumes any liability for consequences or damages resulting from the use, misuse, or reliance upon the information disclosed in this report.

(2)	makes any warranty or representations that the use of any information, apparatus, method, or process disclosed in this report may not infringe on privately-owned rights.

# aCTIVITIES/dELIVERABLES

All project tasks are presently on schedule. Individual tasks are listed below, and this quarterly report serves as a payable milestone.

Project Tasks: 			    	               			SCH Date   CMPL Date

- Develop Concept				     			2/28/2005       2/28/2005

  - Literature Survey

  - Company Practices

  - Corrosion Prioritization Methods

- Enumerate Factors Influencing Corrosion Distribution		3/31/2005       3/31/2005

  - Generate List of Factors

  - Interview Operators

  - Project Meeting to Discuss Factors

- First Quarterly Status Report – Payable Milestone		4/30/2005       4/30/2005

CONTENTS

Page

aCTIVITIES/dELIVERABLES	3

Technical Status	5

Concept Development	5

Literature Survey	6

Company Practices	7

Factors Influencing Corrosion Distribution	7

Preliminary Summary on Flow Effects	8

Business Status	15

Schedule	16

Payable Milestone and Spending	16

Issues, Problems, or Challenges	16

Plans for Future Activity	17

Public page	17

# Technical Status

The goal of this project is to develop an ICDA method applicable to pipelines transporting liquid petroleum products (e.g., crude oil, fuels) so that liquid pipeline operators can utilize DA for integrity assessments. To distinguish it from other ICDA methods, it is referred to as LP-ICDA.

## Concept Development

Development of the LP-ICDA concept was task 1 of the project. This section outlines the concept and serves as documentation of task 2 completion. Tasks 1a and 1b to perform a literature survey and review company practices are complete, and task 1c is to summarize the results of 1a and 1b. Summaries of the literature and company practice are listed as subheadings below.

The basis of DA is that 1) a mechanism for susceptibility is identified (i.e., pre-assessment), 2) a property associated with this mechanism is used as a basis for detecting susceptibility (indirect inspections), 3) direct observations are made to verify the correlation between the property and mechanism (direct examinations), and 4) corrections are made for any discrepancies (i.e., post-assessment).

The framework for all DA methods is a four step process:

- Pre-Assessment – The data necessary to perform DA is collected, and an analysis of DA feasibility is performed. This step also includes planning for the assessment, including dividing pipeline segment into regions and determining the methods by which the remaining steps will be conducted.

- Indirect Inspections – Measurements are taken or calculations are performed specific to the pipeline regions and segment of interest. The results are used to prioritize locations along a pipeline segment for susceptibility to corrosion.

- Direct (or Detailed) Examinations – The pipe is examined at locations prioritized to have the highest likelihood of corrosion along a pipeline region or segment. The examination must have sufficient detail to determine the existence, extent, and severity of corrosion. If possible, direct physical examination of the pipe surface is performed, but examination of the internal surface of a pipe may involve non-destructive examination methods sufficient to characterize internal defects.

- Post-Assessment – Analysis of the indirect and direct examination data is performed to determine overall pipeline integrity, prioritize repairs, and set the interval for the next future assessment.

For liquid product transmission pipelines, water that is normally entrained in the hydrocarbon phase can settle to the bottom of the line. This water can accumulate locally (i.e., upstream of inclines) and will remain there allowing corrosion to occur until swept out by high flow velocities (or a pig). If these locations can be predicted, they can serve as local examination points. If these locations are free from corrosion, other locations less likely to have accumulated water can also be considered free from corrosion. Previous work exists to predict the critical velocity (given other factors such as specific gravity, viscosity, pipe diameter, etc.) at which water is entrained.  However, it does not predict where water would accumulate.

To further prioritize internal corrosion, other factors affecting the distribution of corrosion likelihood along a pipeline segment must be identified and considered.

### Literature Survey

No previous work directly addresses the distribution of corrosion in a hydrocarbon-liquid-packed pipeline. However, a large body of general work exists on oil-water flows, primarily in horizontal pipelines (e.g., literature review of Shi). Most of this work focuses on flow assurance (e.g., predicting pressure drop) without consideration of its effects on corrosion. Work also exists on entrainment of water. Entrainment of water can be used as a criterion for prioritizing risk of individual pipeline segments because corrosion is unlikely where water is not contacting the pipe wall. A critical velocity exists (for each pipeline, product and operating condition), below which water will not be entrained in flowing oil (i.e., water will settle out on the bottom of a horizontal pipeline). At higher velocities, water droplets are entrained so that the water is swept away. Previous work exists to predict when water is entrained, but it does not predict where water would accumulate. Finally, no previous work has been published on the multiple environmental factors (i.e., besides the presence of water) that might affect the distribution of corrosion within a pipeline.

The results of the literature survey relevant to the proposed LP-ICDA method are included in the section on flow effects further in this report.

### Company Practices

Company practices include two concepts related to ICDA. The first is to prioritize (or remove) the threat of internal corrosion based on critical velocity to entrain water in a hydrocarbon. The second is to inspect ‘dead-legs’ for corrosion.

- Several operators use liquid hydrocarbon throughput velocities as a basis for prioritizing the likelihood of internal corrosion. This is done on a segment basis within a system rather than to prioritize corrosion within an individual segment. In one case, a large operator utilized a critical velocity (calculated from Wicks and Fraser) as a criterion for corrosion susceptibility. However, in most cases it is done on an ad-hoc basis where lines with low flow are considered more likely to have internal corrosion than those with high flow. Typical response to reducing internal corrosion likelihood in low-flow lines includes maintenance pigging or chemical treatment.

- For systems of low flow, or for facilities with pipe configurations resulting in low (or no) flow, it is common to perform inspections (or monitoring) at those locations to identify susceptibility to corrosion. The most common facility for this is at pumping stations where the many bends and other facility components that affect flow can result in areas where no flow exists. These are locations where water can settle and not be removed by entrainment. In addition, efforts to avoid areas of no-flow are made in the design stage of liquid petroleum pipeline related facilities. No operators were found to use this approach for mainline sections of pipe (i.e., the primary application for LP-ICDA).

## Factors Influencing Corrosion Distribution

Developing a list of (i.e., enumerating) factors influencing corrosion distribution was task 2 of the project. This section lists the factors and serves as documentation of task 2 completion. This task was completed by generating an initial list (i.e., task 2a), interviewing operators for input on the list (i.e., task 2b), and discussing the factors at project meetings (i.e., task 2c).

Since the goal of ICDA is to prioritize the likelihood (or severity) of corrosion with respect to location, factors that affect the distribution of internal corrosion within a liquid petroleum pipeline were considered. They include:

- Flow

- Emulsion breaking

- Corrosion inhibitors

- Changes in dissolved gas concentrations (e.g., CO2 and H2S)

- Changes in free water composition over distance, including organic acids

- Deposits including paraffin (i.e., wax) and asphaltenes

- Top-of-line corrosion in areas where the line is not liquid-packed

Input on the completeness and validity of these factors was solicited at several meetings related to the project. Through pipeline operator input, the factor of top-of-line corrosion was identified. Coincidentally, this effect was identified through a separate project under contract between CC Technologies and the operator, so the information will be shared to the benefit of this project.

### Preliminary Summary on Flow Effects

The summary on flow effects is work in progress and represents the start of task 3 of the project. It is likely that final project deliverable will not reflect the following summary.

In liquid petroleum pipelines, the hydrocarbon phase is considered non-corrosive, and corrosion is only possible with the presence of water. The following scenarios are to be taken into account during the indirect inspection step of the ICDA methodology for pipelines carrying liquid petroleum with less than 1% of water.

Scenario 1

Free water (less than 1%) is transported entrained in the hydrocarbon phase. Changes during transportation may cause water originally entrained to be separated going to Scenario 2.

Scenario 2

Free water is transported on the bottom of the pipeline (stratified flow). Changes in topography may cause water to be accumulated in certain locations.

Scenario 3

Percentage of water increases eventually for any reason (upsets). An analysis of this scenario should determine the possibility of this additional water to exit the system on a relative short period of time (not affecting the pipeline integrity) or to accumulate in certain locations (Scenario 2).

The following summary outlines equations in the literature to estimate water entrainment. System parameters will be needed to predict flow effects. Some are typically known, and others may need to be estimated. A list of these parameters is as follows:

- Fluid parameters:

Water phase: volume flow of water,, (or superficial gas velocity of water, ).

Mixture oil-water: density of the oil-water mixture,

Hydrocarbon or oil phase: volume flow of oil,, (or superficial oil velocity); oil viscosity, ; surface tension, ; oil density, .

- Geometric Parameters: pipe diameter, D; cross sectional area of the pipe, A; pipeline inclination, .

With this input parameters some parameters can be calculated:

- The maximum droplet size that can be sustained by the flow without further breakup, .

- The critical droplet size, . Droplets larger than this value will separate out from the two-phase flow dispersion either due to gravity forces, predominant in horizontal flow, or due to deformation and “creaming”, typical in vertical flow.

From these calculations a criterion needs to be applied to conclude if at the conditions of the system, water phase is entrained on the hydrocarbon phase. The final criterion for water entrainment into the hydrocarbon or oil phase is established in Brauner4. The transition from stratified flow to stable water-in-oil dispersion takes places when the oil phase turbulence is intense enough to maintain the water phase broken up into droplets not larger than which has to be smaller than the a critical droplet size, , causing droplet separation (). The following discussion contains equations to calculate and .

Critical velocity for water entrainment

The critical velocity is that above which oil is entrained by flowing water phase. The critical velocity is obtained by following the models proposed by Wicks and Fraiser, Brauner, Barnea, and Cai et al. If the input water velocity is smaller than the critical velocity, the flow pattern will be stratified flow for a given flow conditions, otherwise, the flow pattern will be oil continuous dispersed flow in the horizontal and downward inclined pipelines. The factors governing formation of water droplets and their sizes are oil and water specific gravities, interfacial tension between the oil and water, oil viscosity, pipe diameter, and oil velocity. Because stratified flow does not exist in the vertical and most angles in upward inclined pipelines, if the input water velocity is smaller than the critical velocity, the flow pattern will be unstable oil continuous dispersed flow.

Maximum droplet size

Water is entrained by the flowing oil phase in the form of droplets, and it is important to know the maximum droplet size that can be sustained by the flow without further breakup.

Two sets of equations are used to determine the maximum droplet size depending on the characteristics of the water dispersion in the oil phase. The first approach described in this document is for dilute dispersions. Under the dilute flow conditions the water droplets entrained in the oil phase act independently, fully suspended in the continuous hydrocarbon phase, and fluid-droplet forces dominate.

For dilute dispersions, defined as those where

(1)

Where

is the in-situ water cut  (the disperse phase in this case)

is the density of the oil-water mixture

is the density of the continuous phase (in this case oil)

the, maximum droplet size in pipe flow, , can be expressed according to Brauner4 as:

(2)

If

Notice the subscript to refer to dilute dispersion.

Here:

D: pipe diameter

: in-situ water cut

: Weber number of oil phase

:  Reynolds number of oil phase

(3)

(4)

(5)

(6)

: oil velocity (continuous phase in this case)

: superficial water velocity (), is the volume flow of water and A is the cross sectional area of pipe.

: superficial oil velocity (), is the volume flow of oil

: oil viscosity

: surface tension of the oil

The Weber number represents the ratio between the external force that tends to deform the drop, and the counteracting surface tension force (). The Weber number was used by Kolmogorov  and Hinze  for emulsification studies in turbulent flow. Using dimensional arguments they show that the slitting of a drop (or a bubble) in turbulent flow depend on the critical Weber number.

Although the turbulent field in pipe flow is not homogeneous and isotropic, Eq. 2 has been proven to yield a good prediction of the maximal drop size in the flow of dilute dispersions for a variety of two-liquid systems, as long as . For liquid systems, where the density of the continuous and disperse phases is approximately the same, this approximation is valid for .

At this point the following input parameters were identified:

Fluid parameters:

Water phase:

Mixture oil-water:

Hydrocarbon or oil phase:, , ,

Geometric Parameters: D, A

When the dispersion cannot be considered dilute which mean droplets of water entrained in the hydrocarbon phase are not fully suspended and there is much interaction between them, a dense dispersion approach should be considered. This approach may apply if there is an eventual increase in the water cut for any reason or if there is a large difference between the oil-water mixture density and the oil density.

Under such conditions, the flow rate of oil phase should carry sufficient turbulent energy to disrupt the tendency of the water droplets, flowing at a rate , to coalesce. Brauner 4 pointed out that the rate of surface energy production in the coalescing water phase is proportional to the rate of turbulent energy supply by the flowing oil phase:

(7)

where:

(8)

(9)

(10)

is a constant of the order of 1. denotes the turbulent kinetic energy.

In the isotropic and homogeneous turbulence, the turbulent kinetic energy can be related to the rate of turbulent energy dissipation, e:

(11)

Substituting the equations (9) and (11) into (7) yields

(12)

Where the subscript dense denotes the dense oil-water dispersion.

To include the dense dispersion analysis we would need to know the same parameters needed for the dilute dispersion analysis.

Given a water-oil fluid system and operational conditions, the maximum droplet size that can be sustained is the larger of the two values obtained via the dilute or the dense dispersion approach (eq. 2 and 12), which can be considered as the worst case for a given oil-water system:

(13)

Critical droplet size

Droplets larger than a critical droplet size, ,  separate out from the two-phase flow dispersion either due to gravity forces, predominant in horizontal flow, or due to deformation and “creaming” typical for vertical flow (Barnea5).

- Gravity effect: Critical droplet diameter above which separation of droplets due to gravity, , takes place can be found via a balance of gravity and turbulent forces as (Barnea 5):

(14)

Where Froude number is defined as:

(15)

: inclination of the pipeline

g: gravity constant

: friction factor ()

This effect is predominant at low pipe inclinations i.e. in horizontal and near-horizontal flows.

- Creaming: is defined as the separation of phases of an emulsion with the lighter phase on top and denser phase on bottom. The critical droplet diameter  above which drops are deformed and “creamed”, , leading to migration of the droplets towards the pipe walls in vertical and near-vertical flows, can be calculated with the equation proposed by Brodkey:

(16)

if

The critical diameter, , can then be conservatively estimated for any pipe inclination according to the suggestion made by Barnea5:

(17)

In addition to the parameters needed to estimate the maximum droplet size, the calculation of critical droplet size requires the inclination angle of pipeline.

The final criterion for water entrainment into the hydrocarbon or oil phase is established in Brauner4. The transition from stratified flow to stable water-in-oil dispersion takes places when the oil phase turbulence is intense enough to maintain the water phase broken up into droplets not larger than which has to be smaller than the a critical droplet size, , causing droplet separation ()

# Business Status

A project deliverable was to discuss factors influencing the distribution of corrosion at a project meeting. Several project-related meetings were held that served to provide the forum for discussion:

- The NACE task group to develop a standard recommended practice met on April 7th. The chair and vice-chair were changed so that Tanis Lindberg (who is the industry project manager for this project) is now the chair. The previous chair was Mark Mateer who will now serve as vice-chair. Mark Mateer was formerly employed by Shell Pipeline but is now an employee of CC Technologies.

- Two meetings were held under PRCI funding prior to the start of the performance period for this OPS project. They are 1) on Tuesday, December 14th at Duke Energy, and 2) at a PRCI Corrosion and Inspection meeting during the week of January 20th.

- A meeting with the OPS technical representative was held in Denver on April 19th.

- Future meetings related to the project will be held

  - The week of June 1st (as part of the PRCI Corrosion & Inspection meeting

  - Tuesday June 14th (as part of an INGAA coordinated ICDA Industry Meeting)

# Schedule

All project tasks are presently on schedule and future tasks are planned according to schedule. Completed individual tasks are listed below.

Project Tasks: 			    	               			SCH Date   CMPL Date

- Develop Concept				     			2/28/2005       2/28/2005

  - Literature Survey

  - Company Practices

  - Corrosion Prioritization Methods

- Enumerate Factors Influencing Corrosion Distribution		3/31/2005       3/31/2005

  - Generate List of Factors

  - Interview Operators

  - Project Meeting to Discuss Factors

- First Quarterly Status Report – Payable Milestone		4/30/2005       4/30/2005

# Payable Milestone and Spending

This 1st quarterly report serves as a payable milestone. Federal payment spending on the project through end of April is approximately $28,180. This amount exceeds the payable milestone of $16,113 because work on the next payable milestone is already in progress. Partner cost-sharing contributions are on-budget.

# Issues, Problems, or Challenges

No serious issues, problems, or challenges have been encountered to date. However, it was discovered during the course of this work, that the presence of water might be the dominant corrosion susceptibility prioritization factor (i.e., analogous to the dry-gas ICDA approach). Therefore, a flow-modeling approach to predict water accumulation locations will be explored. In this case, some of the existing project funds may need to be used for a subcontractor having specific experience with oil/water flow (and low water volumes). The total project cost would be unaffected.

# Plans for Future Activity

Plans for future activity follow the existing technical and deliverable milestone schedule. Second quarter plans are to evaluate each of the factors affecting corrosion distribution in detail. Initial emphasis will be placed on flow effects and comparison of the results with inspection data.

# Public page

This entire report may be made public.

# Footnotes

Editorial revisions made June 10th, 2005

H. Shi, ‘A Study of Oil-Water Flows in Large Diameter Horizontal Pipelines,’ Doctoral Dissertation, Ohio University, 2001.

M. Wicks and J.P. Fraser, ‘Entrainment of Water by Flowing Oil,’ Materials Performance, NACE International, Houston, TX (May, 1975).

M. Wicks and J.P. Fraser, ‘Entrainment of Water by Flowing Oil,’ Materials Performance, NACE International, Houston, TX (May, 1975).

Brauner, N., The prediction of dispersed flowa boundaries in liquid-liquid and gas-liquid systems, Int. Journal of Multiphase Flow, 27 (2001), 885-910.

Barnea, D., A unified model for predicting flow-pattern transitions for the whole range of pipe inclinations, Int. Journal of Multiphase Flow, Volume 13, Issue 1, (1987),  1-12.

Nesic, S., Cai, J., de Waard, C., Modeling of water wetting in oil-water pipe folw, CORROSION/2004, Houston, TX, Paper No. 04663, (2004).

Kolmogorov, A.N., On the breaking of drops in turbulent flow, (1949), in Ref 1.

Hinze, J., Fundamental of the hydrodynamic mechanism of splitting in dispersion processes, AIChE J., 3, (1955), 289-295, in Ref. 1.

Brodkey, R.S., The Phenomena of Fluid Motions, Dover Publications; (1995).

# Text boxes

CC Technologies

6141 Avery Road

Dublin, Ohio  43016

614.761.1214 ( 614.761.1633 fax

www.cctechnologies.com