| AUTHORIZATION | ISSUING AGENCY/ CONTACT | REQUEST FOR AUTHORIZATION SUBMITTAL DATE (OR ANTICIPATED SUBMITTAL DATE) | REQUESTED OR ANTICIPATED AUTHORIZATION DATE |
| --- | --- | --- | --- |
| FEDERAL |
| Clean Water Act (CWA) Section 401 water quality certification – joint certification with MDE and PA DEP, respectively. Rivers and Harbors Act Section 10 authorization | U.S. Army Corps of Engineers (COE) Joseph DaVia Project Manager (410) 962-4527 or Vance Hobbs (410) 962-5691 Baltimore District Maryland Section Southern-CENABOP-RMS P.O. Box 1715 Baltimore, Maryland 21203-1715 | January 8, 2007 | Q4 2007 |
| Consultation pursuant to Section 7 of the Endangered Species Act | US Fish and Wildlife Service (FWS) John Wolflin (410) 573-4574 or Bob Zepp (410) 573-4536 Chesapeake Bay Field Office 177 Admiral Cochrane Drive Annapolis, MD 21401 | April 26, 2006 | Q4 2007 |
| Consultations pursuant to Section 7 of the Endangered Species Act, Section 305 of the Magnuson-Stevens Fishery Conservation and Management Act, and the Marine Mammal Protection Act | National Marine Fisheries Service (NMFS) John Nichols Fishery Biologist Habitat Control Division Chesapeake Bay Program Office 410 Severn Street Suite 107A Annapolis, MD 21403 (410) 267-5675 Julie Crocker (ESA consultation) One Blackburn Drive Gloucester, MA 01930-2298 (978) 281-9328 x6530 | April 26, 2006 | Q4 2007 |
| Consultation regarding potential obstructions to air navigation pursuant to 14 C.F.R. Part 77, including Notice of Proposed Construction or Alteration. | Federal Aviation Administration (FAA) Kevin Haggerty Manager Obstruction Evaluation Service FAA National Headquarters Room 626 800 Independence Ave, SW Washington, DC 20591 (202) 267-9219 kevin.haggerty@faa.gov | January 8, 2007 | Q3 2007 |
| Evaluations of compliance with federal safety standards pursuant to 49 C.F.R. Parts 192. | U.S. Department of Transportation (DOT) William Gute Eastern Regional Director Pipeline and Hazardous Material Safety Administration 400 7th Street, S.W. Washington, DC 20590 (202) 260-8500 | Authorization applies only to the operations phase of the project and typically is not submitted until the project has commenced or is preparing to commence operation. Anticipated to be submitted on approximately June 30, 2007, when detailed design engineering has been further developed. | Q4 2007 |
| Consultation pursuant to Section 106 of the NHPA | Tribal Historic Preservation Office (THPO) Frank Keel Eastern Regional Director Bureau of Indian Affairs P.O. Box 19189 Washington, DC 20036 (202) 628-8476 | April 7, 2006 | Q4 2007 |
| STATE OF MARYLAND AUTHORIZATIONS PURSUANT TO FEDERAL LAW |
| CWA Section 401 water quality certification (to be issued jointly with COE) | Maryland Department of Environment (MDE) Gary Setzer Program Administrator for Wetlands and Waterways General Permits and Technical 1800 Washington Blvd. Suite 430 Baltimore, MD 21230-1708 (410) 537-3744 Bob Tabisz Program Administrator Tidal Wetlands Division (410) 537-3838 | January 8, 2007 | Q4 2007 |
| Consistency determination pursuant to the Coastal Zone Management Act and Maryland Coastal Zone Management Program | Maryland Department of Natural Resources (DNR) Elder Ghigiarelli Deputy Program Administrator Federal Consistency Coordinator Wetland & Waterways Program Montgomery Park Business Center 1800 Washington Blvd. Suite 430 Baltimore, MD 21230-1708 (410) 537-3763 | January 8, 2007 | Q4 2007 |
| Industrial wastewater discharge permit pursuant to Title 26 of the Code of Maryland regulations (Hydrostatic test water discharge) Construction stormwater discharge authorization pursuant to Title 26 of the Code of Maryland regulations. | Maryland Department of Environment (MDE) Ed Gertler General Permits and Technical Specialist 1800 Washington Blvd. Baltimore, MD 21230-1708 (410) 537-3625 | Authorization applies only to the operations phase of the project and typically is not submitted until the project has commenced or is preparing to commence operation. Anticipated to be submitted in Q4 2007, when detailed design engineering has been further developed. January 8, 2007 | Q1 2008 Q4 2007 |
| Hazardous waste generator identification number pursuant to 40 C.F.R. Parts 261 and 262, COMAR 26.13.03.03. | Maryland Department of Environment (MDE) Harold L. Dye, Jr. or Caj Didigu Administrator and Administrative Officer Hazardous Waste Program 1800 Washington Blvd., Baltimore MD 21230 (410) 537-3344 | Authorization applies only to the operations phase of the project and typically is not submitted until the project has commenced or is preparing to commence operation. Anticipated to be submitted in Q1 2008, when detailed design engineering has been further developed. | Q1 2008 |
| Consultation pursuant to the Maryland Non-game and Endangered Species Act | Maryland Department of Natural Resources, Wildlife & Heritage Service (DNR WHS) Lori Byrne Environmental Review Specialist Wildlife & Heritage Service 580 Taylor Avenue Tawes Office Bldg. E-1 Annapolis, MD 2140 (410) 260-8573 | April 26, 2006 | Q4 2007 |
| Consultation pursuant to Section 106 of the NHPA | Maryland Department of Natural Resources Coordinates review by State Historic Preservation Office (SHPO), Maryland Historical Trust (MHT) Mr. Jonathan Sager, SHPO Preservation Officer (410) 514-7636 SHPO Ms. Dixie Henry Preservation Officer (410) 514-7638 100 Community Place Third Floor Crownsville, MD 21032-2023 | April 7, 2006 | Maryland SHPO provided initial determinations in December 2006; final determinations are anticipated Q4 2007. |
| STATE OF PENNSYLVANIA AUTHORIZATIONS PURSUANT TO FEDERAL LAW |
| CWA Section 401 water quality certification | Pennsylvania Department of Environmental Protection (PADEP) Ramez Ziadeh Section Chief, Soils & Waterways South Central Regional Office 909 Elmerton Avenue Harrisburg, PA 17110 (717) 705-4798 Ken Anderson Supervising Biologist of Soils & Waterways Southeast Regional Office 2 Main Street Norristown, PA 19120 (484) 250-5970 | Consultation with PADEP representatives during permit application preparation indicated that specific format and content beyond basic permit application requirements were desired. AES requires additional time to prepare the application materials in these formats and anticipates submitting the applications to PADEP on or before January 17, 2007. | Q4 2007 |
| Consultations pursuant to the Endangered Species Act | Pennsylvania Dept. of Conservation and Natural Resources (PA DNR) Ecological Services Section, Bureau of Forestry 400 Market Street, PO Box 8552 Harrisburg, PA 17105 Pennsylvania Fish & Boat Commission Natural Diversity Section 450 Robinson Lane Bellefonte, PA 16823 Pennsylvania Game Commission Bureau of Land Management 2001 Elmerton Ave. Harrisburg, PA 17110-9797 | Q2 2006 | Q1 2007 |
| Consultation pursuant to Section 106 of the NHPA | Pennsylvania State Preservation (SHPO), Historical Museum Commission (PHMC) 300 North Street Harrisburg, PA 17120 Mark Shaffer Preservation Officer, Southeast Region (717) 783-9900 | April 7, 2006 | Pennsylvania SHPO provided initial determinations in December 2006; final determinations are anticipated Q4 2007. |