Metro Gold Line East Side Extension

Los Angeles, California

(November 2003)

# Description

The Los Angeles County Metropolitan Transportation Authority (LACMTA) is proposing to implement a 5.9-mile light rail transit (LRT) line in the East Side Corridor, connecting downtown Los Angeles with low- to moderate-income communities in East Los Angeles.   The proposed Metro Gold Line East Side Extension would include eight stations and would traverse eastward from Union Station (the city’s major intermodal hub, serving intercity, commuter, and regional rail service, as well as local and express bus services) along Alameda Street through the City Terrace, Belvedere, and East Los Angeles communities of unincorporated Los Angeles County.  The project would terminate at Atlantic Boulevard, where a 200-space park-and-ride facility is planned. The project would be primarily at-grade, with a 1.8-mile mid-section underground in a tunnel.

The East Side Corridor has among the highest residential densities and transit-dependent populations in Los Angeles. Over 60 bus routes currently serve the corridor, many of which are at capacity during peak travel times and which suffer delays due to traffic congestion.  The proposed fixed guideway investment would improve transit reliability and capacity in the corridor and provide travel-time savings to East Side residents accessing jobs in downtown Los Angeles and other employment destinations along LACMTA’s rail and rapid bus network.  Compared to bus alternatives, the light rail system would provide nearly 9,000 weekday hours of travel-time benefits in 2020.

| Summary Description |
| --- |
| Proposed Project: | Light Rail Transit |
|  | 5.9 Miles, 8 Stations |
| Total Capital Cost ($YOE): | $898.8 Million |
| Section 5309 New Starts Share ($YOE): | $490.7 Million (55%) |
| Annual Operating Cost (2020 $YOE): | $22.4 Million |
| Ridership Forecast (2020): | 23,000 Average Weekday Boardings |
|  | 8,600 Daily New Riders |
| Opening Year Ridership Forecast (2009): | 17,000 Average Weekday Boardings |
| FY 2005 Finance Rating: | Medium |
| FY 2005 Project Justification Rating: | Medium |
| FY 2005 Overall Project Rating: | Recommended |

The overall project rating of Recommended is based upon the corridor’s transit-supportive land use and LACMTA’s ability to meet the project’s capital and operating needs.  The overall project rating applies to this Annual Report on New Starts and reflects conditions as of November 2003.  Project cost estimates and proposed New Starts share are developed by local project sponsors and are not FTA assumptions.  Project evaluation is an ongoing process.  As New Starts projects proceed through project development, estimates of cost, benefits, schedules and impacts are refined.  FTA’s ratings and recommendation will be updated annually to reflect new information, changing conditions, and refined financing plans.

##### Status

Initial systems planning efforts in the East Side Corridor began in 1989, resulting in the selection of a heavy rail subway line from Union Station to Whittier/Atlantic Boulevard in 1993.  FTA and LACMTA entered into a Full Funding Grant Agreement (FFGA) on three heavy rail corridors (MOS-3), which included the East Side and Mid-City projects, in May 1993.  In January 1997, FTA requested that LACMTA suspend construction activities and submit a recovery plan to demonstrate its ability to complete the FFGA while maintaining and operating the existing bus system.  FTA approved the plan in July 1998.  In 1998, LACMTA undertook an alternatives analysis to analyze and evaluate feasible alternatives for the East Side and Mid-City corridors.  FTA approved the initiation of preliminary engineering on the East Side project in August 2000.   LACMTA completed the NEPA process and received a Record of Decision in June 2002.  FTA approved the project’s entry into final design in October 2002.

The Metro Gold Line East Side Extension project was recommended for an FFGA in the FY 2003 Annual Report on New Starts.  Since that time, the project’s financial plan has been restructured to reflect the loss of the majority of State funding and its replacement by local revenues.  In addition, a number of cost reduction measures were initiated, resulting in a savings of approximately $179 million.  FTA has conducted a risk analysis of the project capital cost estimate and has a high level of confidence that the project will be completed within the proposed budget.  The FFGA is anticipated to be executed in spring 2004.

TEA-21 Section 3030(a)(38) authorized the Los Angeles MOS-3 for final design and construction. Through FY 2001, Congress has appropriated $76.48 million for the original Mid-City and East Side subway alignments.  Through FY 2003, Congress has appropriated $17.27 million for the East Side Corridor project.

Evaluation

The following criteria have been estimated in conformance with FTA's Reporting Instructions for the Section 5309 New Starts Criteria, updated in June 2003.

| Project Justification Quantitative Criteria |
| --- |
| Mobility Improvements Rating: Medium-High |
| Average Employment Per Station Average Low Income Households Per Station Transportation System User Benefit Per Project Passenger Mile (Minutes) | New Start vs. Baseline 10,500 670 8.01 |
| Environmental Benefits Rating: High |
| Criteria Pollutant Reduced (Tons) Carbon Monoxide (CO) Nitrogen Oxide (NOx) Volatile Organic Compounds Particulate Matter (PM10) Carbon Dioxide (CO2) Annual Energy Savings (millions of BTU) | New Start vs. Baseline 43 3 2 0.3 2,027 16,073 |
| Cost Effectiveness Rating: Low-Medium |
| Cost per Transportation System User Benefit (current year dollars/hour) | New Start vs. Baseline $24.93 |
| Operating Efficiencies Rating: Medium |
| System Operating Cost per Passenger Mile (current year dollars) | Baseline $0.36 | New Start $0.36 |

# Project Justification

Rating:  Medium

The Medium project justification rating reflects the high densities and transit-supportive land uses in the corridor, but acknowledges the project’s poor cost effectiveness.  Based on 1990 Census data, there are an estimated 5,330 low-income households within a ½-mile radius of the project corridor, representing 17 percent of all households located within ½ mile of the corridor.  There are an estimated 84,000 employees within ½ mile of the transit station areas.  The Los Angeles region is classified as an extreme area for ozone, a serious area for carbon monoxide and particulate matter, and an attainment area for nitrogen oxides.   The incremental cost per new rider of the Metro Gold Line East Side Extension project is $24.19.

Transit-Supportive Existing Land Use and Future Patterns

Rating:  Medium-High

The Medium-High rating reflects the dense urban character of the corridor and generally transit- supportive zoning in areas served by the proposed project.

Existing Conditions:  The East Side Corridor contains a variety of land uses: commercial uses in the Central City north area; industrial uses between Central City north and the Los Angeles River; and increasingly residential uses within the Boyle Heights and East Los Angeles communities.  There exists a mixture of residential, commercial, and public uses along 1st Street in Boyle Heights.  Population in the corridor is relatively dense (10,300 persons per square mile).  Existing parking in the corridor is primarily on-street, with the exception of small lots to serve local businesses.  Although much of the corridor is auto-oriented, major shopping areas in Boyle Heights are pedestrian-oriented, including the El Mercado area at First and Lorena Streets.  The Los Angeles County Planning and Zoning Code contains development and parking standards for, and requires pedestrian amenities in, specified transit-oriented districts, including the East Side Corridor.

#### Future Plans, Policies and Performance:  A number of development proposals are planned or currently under construction in the East Side Corridor that will ultimately increase densities throughout adjacent communities.  The Pico Aliso and Aliso Village Urban Revitalization Demonstration Projects will provide for significant new residential and community resources in the corridor; medical and cultural centers are also planned. The Los Angeles Land Use and Transportation Policy and LACMTA’s Joint Development Policy encourage the development of transit- and pedestrian-friendly development in transit station areas.  Specifically, the policies contain incentives to reduce parking and increase densities within ½ mile of transit stations.   While population and employment in the corridor through 2020 are expected to increase by 20 and 30 percent, respectively, the study area’s share of regional population and employment is projected to decline.  There are no significant policies that address growth management issues in the city, county, or region.

#### Local Financial Commitment

Rating: Medium

The Medium local financial commitment rating reflects the adequacy of the project’s financial plan and its solid capital and operating funding commitments.

Proposed Non-Section 5309 New Starts Share of Total Project Costs: 45%

Rating: Medium

LACMTA proposes to use Section 5309 New Starts funds to cover just under 55 percent of project costs.   FHWA flexible funds, State funding sources, Proposition A dedicated sales tax funds, and other revenues will also be used to construct the Metro Gold Line East Side Extension project.

| Locally Proposed Financial Plan |
| --- |
| Proposed Source of Funds | Total Funding ($million) | Percent of Total |
| Federal: Section 5309 New Starts Section 5309 Fixed Guideway Mod Flexible Funds (CMAQ) Flexible Funds (STP) | $490.7 $23.1 $10.3 $179.6 | 54.6 % 2.6 % 1.1 % 20.0 % |
| State: Traffic Congestion Relief State Reg. Imp. Program Local: Proposition A Lease and General Revenues | $45.0 $0.6 $139.4 $10.1 | 5.0 % % 15.5 % 1.2 % |
| Total: | $898.8 | 100.0 % |

NOTE:  Funding statements reflected in this table have been made by project sponsors and are not DOT or FTA assumptions.  Sum of figures may differ from total as listed due to rounding.

Stability and Reliability of Capital Financing Plan

Rating:  Medium-High

The Medium-High rating reflects the high level of local capital funding committed to the proposed project and the adequacy of its capital plan.

Agency Capital Financial Condition: The capital financial condition of LACMTA is good.  LACMTA has replaced about 70 percent of the bus fleet over the past five years.  The average age of the active fleet (2,346 buses) is relatively young at 4.2 years; the average fleet age including the inactive fleet is 5.7 years, which is good.  The agency enjoys a very good bond rating and plans to issue very little debt for planned capital improvements.  LACMTA’s sales tax base is strong.   However, somewhat aggressive assumptions about future revenues put the implementation of other major planned capital improvements at some risk should such resources not materialize.

### Capital Cost Estimate and Contingencies:  LACMTA has completed value engineering and a risk analysis, and project capital cost estimates have been updated to reflect an advanced level of final design.  FTA has a high level of confidence in the current project cost estimate.

Existing and Committed Funding: In July 2000, the California State Assembly and Senate approved a Transportation Congestion Relief Plan.  Although subsequent funding from this source has been reduced, $45 million for the Metro Gold Line East Side Extension project remains available and is considered committed, with a six-year sunset provision.  Additional State funding comes from California’s Regional Improvement Fund; this $600,000 in revenue is considered committed to the project.  Proposition A funds are under the control of LACMTA and are also committed to the project.

New and Proposed Funding Sources:  There are no new sources of funding proposed for the project.

# Stability and Reliability of Operating Finance Plan

Rating:  Medium

The Medium rating is based on the sufficiency of the project’s operating finance plan and revenues.

Agency Operating Financial Condition: LACMTA has maintained balanced operating budgets since FY 1999. Some operating deficits have occurred in prior years, most recently FY 1998. Since the time of the 1998 recovery plan, the operating budget has received extensive management attention, resulting in reduced bus costs per revenue hour in both direct and indirect costs.

### Operating Cost Estimates and Contingencies: The operating and maintenance cost estimates appear reasonable, based on an analysis of projected growth in cost per revenue hour. The annual operating cost of $22.4 million is a small percentage of LACMTA’s operating budget.  The rate of increase is greater than that of the past three years and somewhat less than longer-term historic performance.

Existing and Committed Funding: All operating funds exist and can be committed to the project by the Board as needed.

New and Proposed Funding Sources: No new sources of operating funding are being proposed by LACMTA.

MAP