FY 03 Management System Planning

Management System:  Hazardous Material Transportation Safety

Status/Maturity of Management System:  This is a new management system implemented as a result of a DOE external assessment (Radioactive Material Transport Process 8/2000) findings.  Extensive work was completed which included the development of the Management System, Program Description, four Subject areas, web based training, Safety Assessments for on-site transfers, creation of a Transportation Safety Working Group, appointment of Dept/Division POC’s and Appointment of a Transportation Safety Officer.  Close interaction with the BAO, and Departmental Points of Contact facilitated the review and approval of the documentation and the completion of the subsequent implementation plan.  All elements were rolled into the FY02 performance measures and received an excellent rating.  As the program matures and the impending implementation of 10 CFR 830, modifications to the program documentation is necessary.

General Work Scope:

The following activities are planned to continue in the improvement and management of Hazardous Material Transportation Safety Management System for FY03;

- Updating of the Hazardous Material Transportation Manual, this is in the form of a Program Description and satisfies the DOE requirement for a Transportation Safety Document.  The HMTM will need to be updated to assure continued compliance with 10 CFR 830 Transportation Rules. (3rd quarter 03)

- Successful completion of a DOE driven Transportation Compliance Evaluation/Assistance Program (TCEAP) in the 3rd quarter of 03.

- Integration efforts with the Nuclear Safety Strategic Plan in which 830 transportation requirements will have significant impact. (3rd quarter 03)

- Updating of the four Transportation Safety Subject Areas as necessary to incorporate lessons learned and customer feedback. (4th quarter 03)

- Updating of the Management System Description to incorporate lessons learned and customer feedback. (4th quarter 03)

Integrated Assessment Planning:

- Assessment Activities by or on the Behalf of the MS Steward:

  - For items one, four and five, in the General Work Scope, we will compare performance completion to internally generated dates.  On or about the completion dates are acceptable for those continuous improvement activities.

  - For item 3 we will coordinate the development of the NSP to assure critical dates and compliance with 10CFR 830 are achieved (coordinated with Facility Safety).

  - Item 2 will require the management system steward to assure that each line element as well as the institutional program elements is compliant with pertinent TCEAP criteria (gap analysis).  This will be in conjunction with 2b. below.

- Required Line Assessments:

The program line elements of the HMTS include SSD, PPM and WMD, these three entities have established self assessment plans for FY 03 that will be monitored for impact to the overall MS.

  - Safeguards and Security “Transportation/Security” which includes Material Control Accountability, (4th quarter 03)

# b.  Transportation Compliance Evaluation/Assistance Program (TCEAP) internal assessment to prepare for the DOE TCEAP assessment. This will include going through detailed TCEAP checklists prior to DOE TCEAP, for each line element as well as the institutional program. (2nd quarter 03)

- Independent Assessments:

No independent assessments planned to allocate resources for TCEAP.

- Planned or External Assessments:

  - A DOE required tri-annual assessment Transportation Compliance Evaluation/Assistance Program (TCEAP) will be scheduled by BAO for the 3rd quarter of 03

Resources:  Approximate resources allocations, for these assessment activities, breakout as follows;

    - The HMTS POC would spend between 4 to 5 man weeks of his time performing assessment related activities; this would include preparations, follow-up, report writing etc.  The bulk of this will be associated with the TCEAP .

    - Affected Departments Transportation POC’s may spend up to three man weeks to support the TCEAP gap analysis and TCEAP DOE assessement.

    - Safeguards and Security may spend less than  one man week on the “Transportation/Security” material control accountability portion of their assessment.