INSTRUCTIONS FOR COMPLETING THE CONFORMITY INSPECTION PLAN

| PART I FAA CONFORMITY PLAN | DATE: Enter date of conformity plan | Revision: If the plan is revised then the applicant would assign a revision level to the plan e.g. “rev A” or “rev 1” |
| --- | --- | --- |
| a. Applicant name: Enter name of TC or STC applicant which is the same name as on the FAA Form 8110-12, Application for Type Certificate, Production Certificate, or Supplemental Type Certificate. | b. Project number: Enter the FAA assigned project number. This number is used for each TC or STC project and is assigned by the ACO or DAS administrator. Ref. 8110.4 paragraph 2-4 d. e.g. ST9999LA-T |
| c. Aircraft model(s) to be modified: | Enter the model number(s) of the aircraft being modified e.g.. Boeing 747-400, Gulfstream GV, Bell 210, etc. as it appears on the Type Certificate Data Sheet in the top right hand corner of the first page. |
| d. General Description of project: The description should be brief , e.g. “The manufacture and installation of a 2,000 gallon retardant tank onto the aircraft model listed above for fire-fighting purposes”. |

| PART II Name of Focal points for project: |
| --- |
| a. Facility Quality Assurance: | This is the name(s) of the applicant’s quality assurance person(s) who is assigned to this project. This person(s) is whom the AR would call when quality issues with the project need to be addressed. This person would be involved in the planning and completion of the conformity and airworthiness of the project. This person(s) also are responsible for ensuring that the proto-type aircraft conforms and is submitted for airworthiness certification. A phone number and or Email address should be added here. |
| b. Facility Test & Evaluation: | This is the name(s) of the applicant’s quality or engineering person(s) who is responsible for testing or flight-testing. This person(s) is whom the AR would call about any conformity or test setup issues associated with the project. A phone number and or Email address should be added here. |
| c. Facility Engineering: | This is the name(s) of the applicants engineering person(s) who is assigned to this project. This person(s) is whom the AR would call about any engineering issues associated with the project. |
| d. Inspection ARs | Part conformity: This is the name(s) of AR(s) who are qualified to do part conformity. Also list the Phone number of the AR.. |
|  | Installation conformity: This is the name of the AR(s) who are qualified to do Installation conformity. The AR must also have experience with installations on the type of product being certified. The AR may have limitations in his or her authorization, i.e. Part 25 or Part 23 aircraft. The AR must be qualified and authorized to perform this function. Also list the Phone number of the ARs. Note: ARs are not authorized to split the conformity work of an individual RFC. (Splitting work between ARs using a single RFC has lead to confusion and disagreement between ARs. The responsibilities for completion of a CIR is not clear and this has lead to reports not being completed or inspections not recorded accurately) If the conformity inspections are to be shared between ARs then separate RFCs should be issued. Some DOAs and DASs have specific procedures in their manual that outline how the installation conformities are initiated, tracked and documented in the DOA/DAS facility. |
|  | TIA/TIR/STIR part 1: This is the name of the AR who is qualified to perform TIA inspections and airworthiness conformity on aircraft. In addition the AR must possess appropriate knowledge, experience, skills and proficiency to assess the airworthiness condition of the aircraft before flight-testing. Possession of an FAA pilot certificate and/or an Airframe and Powerplant Mechanic certificate would be desirable for these assigned persons. The AR may have limitations in his or her authorization, i.e. Part 25 or Part 23 aircraft, and this should also be verified. This AR is required to coordinate the satisfactory completion of section 18a inspections and release the aircraft to the FAA flight test pilot/engineer. Also list the Phone number of the AR. |
| e. Engineering ARs | Test and compliance: This is the name(s) of Engineering AR who the Inspection AR will coordinate with after the completion of the test setup. Also list the AR’s Phone number. TIA/TIR/STIR part 2: This is the name(s) of the Enginering AR(s) who will the Inspection AR will coordinate with for the release of the aircraft to flight test. Also list the Phone number of the ARs. |

| PART III General Information |
| --- |
| a. Is an FAA Approved Repair Station doing the modification and has it been evaluated? If the installation is not done at an FAA approved repair station then additional measures must be considered to ensure the installation is done properly. The modification and inspection performed by the applicant must be equivalent to the work performed by the PAH or FAA approved repair station. It should not be construed that an FAA approved repair station is any better at doing installations than a non-FAA approved repair station. However, additional measures could include the applicant submitting a more detailed breakdown of design drawings on the RFC and having an AR at the modification site during the entire duration of the modification activity. The applicant in most cases would not be allowed to delegate the signing of the 8130-9 to the modification site personnel, the applicant’s QA would be required to oversee the modification onsite during the entire duration of the modification activity and to sign the 8130-9. | YES | NO |
| b. List the location(s) where the modification and installation will be done and who will do the work: List the address and name of the facility where the aircraft will be modified and flight-tested. This may also be the location where the first test flight would occur after installation of the modification. If the site is outside the United States than an undue burden decision may be required Ref FAA Order 8100.11. If multiple facilities are involved than consideration for operating the aircraft from one location to another to complete the modification must be discussed and accounted for in the plan. If the installation work is split between two or more facilities the plan must also include procedures for coordinating and controlling the work between the each site including provisions for issuing and tracking RFCs at each location. Note: ARs are not authorized to split the conformity work of an individual RFC. (Splitting work between ARs using a single RFC has lead to confusion and disagreement between ARs. The responsibilities for completion of a CIR is not clear and this has lead to reports not being completed or inspections not recorded accurately) |
| c. Describe the maintenance requirements needed for maintaining the aircraft during the project: List the maintenance manual or procedures that will be used. Most applicants use an aircraft from an operator (Part 121 or Part 135), in these cases the operators maintenance procedures should be referenced. Some flight tests may occur over several months to years and may include flight tests beyond the operational envelope of the TCDS. Extra inspection measures must be considered for these tests. Operator maintenance procedures may not be sufficient to inspect and maintain a flight test aircraft operating under an experimental certificate. Some flight test conditions will require the applicant to provide an inspection plan and procedures to the MIDO/FSDO for review and concurrence. The plan and procedures include increased inspections that normally would not be performed under a Standard Airworthiness Certificate. |
| d. Aircraft Information | Is Aircraft U.S. Registered Checked yes if a US registered aircraft is to be used for installation conformity and or TIA flight-testing. If no is checked, FAA must request permission from the country of registry before modification can begin. (ref ICAO annex 8 and FAA Order 8110.4. | YES | NO |
|  | List Aircraft Registration Number List the registration number if known, if not, enter TBD and update the plan with the registration number prior to requesting installation conformity. |
|  | STC Notification letter for Foreign Registered Aircraft and Validation/Acceptance of In-process STC If a foreign registered aircraft is used for installation conformity and/or flight testing, the FAA must notify the country of registry in accordance with 8110.4 and AIR-4 policy. Positive written response must be received prior to any modification work. Ref. AIR-4 policy memo 99-03 | Date Letter Sent Enter date FAA sent notification to the country of registry. If letter was not sent, the applicant must plan 30 days in their schedule for the notification letter and acceptance letter to be complete. E.g. FAA letter to be sent by 2-3-03, installation date is 3-3-03. | Reply Received Enter what approval was received from the CAA in the country of registry. If not known then enter TBD. |

| Part IV Inspections systems |
| --- |
| a. Describe the type of planning, travelers, work orders, etc. used for inspection. If procedures are used list the procedure title and latest revision/date: Provide a description of the planning paperwork that will be used for the installation and inspection of the parts. Some companies use planning paper different than used in production. Some companies have used the actual drawings for documenting their inspections or develop their planning documents during the prototype construction. In these situations the Inspection ARs and MIDO need to understand the type of planning documents to be used. This information is helpful to determine the extent of conformity inspections to be conducted or witnessed by the ARs. The conformity program should be adjusted to fit unique or unusual conditions. |
| Are suppliers going to be used for the project? Check this YES if suppliers are used to produce the prototype parts. (Standard parts i.e. bolts, nuts, washers, etc should not be considered) | YES | NO |
| If so, name the supplier(s), location and their involvement in the project: List all the suppliers names, locations, and products being produced for the project. This information is needed to determine the level of MIDO involvement with the project. If suppliers in other countries are used, an undue burden decision paper will be processed by the MIDO. This information will help the DAS/DOA determine if they need to send an AR or if they have a approved AR at the supplier that can do the inspections. |
| d. Is the supplier(s) quality system approved by applicant? Check YES if the applicant has a procedure and process for reviewing and approving the supplier quality system and this has been accomplished satisfactorily. Suppliers with unacceptable levels of production quality problems have been known to produce prototype parts in these situations a higher level of Conformity inspections are required. If NO is checked then the AR may have to spend more time inspecting the product since the supplier quality system is unknown or undergoing approval by the applicant. | YES | NO |

| List the special processes used in this design that have or have not had been previously approved by the FAA. If special process have had an FAA conformity inspection and was approved on prior projects by the applicant, an in depth conformity inspection usually is not required. Information provided here will assist the FAA in determining the level and depth of conformity inspection required for the project. Specifications that offers multiple options for processing will require an in-depth conformity inspection. These types of specifications leave the manufacturing person to choose from a number of options for processing the product. Inappropriate choices of methods could be made, depending upon previous experience and training by person using the specification. The practice of referencing general specifications and guidance could result in a product not meeting the intended definition of the design configuration. A conformity inspection is requested to ensure that process controls produce consistent and conforming product. | YES | NO |
| --- | --- | --- |
| f. If the suppliers are not approved for the special processes explain the process of how will they be approved to perform the process: Applicants must explain how they will evaluate and inspect the special processes performed by their suppliers. Information provided here will assist the ARs and MIDO in deciding the level of involvement. If the applicant has an adequate written procedure used to evaluate and inspect processes and changes, the level of conformity inspection could be reduced. In the case of an applicant not having an adequate written procedure it would be necessary to conduct a higher level of conformity inspections on the processes until such time as the DOA/DAS /FAA has confidence that they can safely rely to a greater degree upon the company system. |

| Part V Applicant Conformity Inspections |
| --- |
| a. List company inspection procedures to be used to perform Conformity Inspection / First Article inspection: This section applies if an applicant has an adequate written First Article Inspection (FAI) system that equals or exceeds the conformity requirements in FAA policy (e.g. FAA Order 8110.4). The level of conformity determinations may vary depending upon the applicant's FAI process, procedures, experience, inspection personnel, equipment, facilities, and FAI documentation. Due to those differences between applicants FAI process and involvement in overseeing the process, the conformity program may be adjusted to fit existing conditions. In the case of an applicant who relies on the ability of the supplier to perform the conformity inspection and the supplier to issue the 8130-9 it would be necessary to conduct a higher percentage of conformity inspections. If an applicant has previously demonstrated to the FAA the acceptability their FAI process and procedures and subject the prototype product to these controls, the level of conformity inspection may be adjusted. Prior to any benefits of this approach the applicant must present a written FAI system for evaluation to the FAA. The applicant must allow sufficient time for the FAA to evaluate the system. |
| b. Are these procedures equivalent to the conformity inspection criteria in FAA Order 8110.4 Chapter 5? Applicants should only mark this YES if they have made a determination that their FAI procedures equals or exceeds the conformity inspections in FAA 8110.4, if the applicant has not made this determination then they should describe below how they will meet 14 CFR Part 21.33. Only mark this YES if a complete evaluation and comparison has been made. It is not a requirement for a applicant to have such a procedure however they can benefit from it. | YES | NO |
| c. If not, what alternative procedures will be used to ensure the same level of inspections are made? Many applicants do not have healthy written FAI system that can be use for FAA projects. Most applicants do not have a written procedure and process to evaluate their supplier’s FAI system. In this case applicants should use either the procedures in FAA Order 8110.4 chapter 5, or they should describe their inspection process they will use to ensure compliance with 14 CFR Part 21.33. ARs are not responsible to perform inspections in lieu of an applicant’s inspection. Applicants are responsible to perform 100% conformity inspections, and they can not rely on ARs to perform conformity inspections on their behalf. Many applicant’s delegate their FAI inspections to suppliers without actually knowing the supplier’s capability to meet 14 CFR Part 21.33. If applicants have not adequately described and documented their FAI process, and have not flowed down the FAI requirements to their supplier, ARs will have greater involvement in the level of conformity inspections. Applicants may benefit from having a proven FAI system that the FAA can rely on. |
| d. Name of the responsible QA person(s) from the applicant responsible to sign the 8130-9 Statement of conformity in accordance with 14 CFR §21.50 and §21.33: List the name of the person from the quality organization. If the applicant delegates to a supplier, add the name of the representative at the supplier who will act as the applicant’s agent. A copy of the authorization letter must be attached to FAA Form 8130-9 when it is submitted to the FAA. The agent letter from the applicant must have a name of a person(s) who is qualified to perform the inspection on their behalf. Listing only the supplier organization title is not acceptable. Applicant must know who they are delegating to and their qualifications and experience. Applicants must ensure that the person signing the 8130-9 has knowledge of 14 CFR 21.33 and 21.53and that the person is responsible to signing the form and submit the form to the AR. 14 CFR part 21.33 requires each applicant to make all inspections and tests necessary to determine-- (1) Compliance with the applicable requirements; (2) That materials and products conform to the specifications in the type design; (3) That parts of the products conform to the drawings in the type design; and (4) That the manufacturing processes, construction and assembly conform to those specified in the type design. If delegated to applicant's supplier applicant must submit a letter of delegation in accordance with 8110.4 chapter 5. Applicant must assure the same level of conformity inspection is performed as outlined in 8110.4. |

Part VI FAA Conformity Inspections Identification and Tracking

a. Name of AR(s) responsible to generate the 8120-10 request for conformity for this project. If other than the applicant for the project, list the name and phone number of the person from the applicant who will write the conformity request. This is usually an engineering AR.

b. Explain how the 8120-10s will be coordinated with the ARs. In most cases the 8120-10 will be given to the ARs within the DAS or DOA; however, sometimes the RFCs are to be coordinated to ARs at suppliers and the MIDO needs to know how this will occur.

c. Explain how the applicant will track the initiation and completion of Conformity Inspections: It’s expected the applicant will track the initiation and completion of all conformity inspections for their project. Applicant must describe a method to ensure all FAA inspections are coordinated, tracked and all unsatisfactory conditions listed on the AR’s 8100-1 are closed before TC/STC approval. Applicant must also ensure all deviations they or their suppliers list on the 8130-9 are disposition by the AR engineer. NOTE: TC/STC approvals have been delayed because an applicant failed to track conformity inspections at their facility, their suppliers, or at the test site. This is especially common when an applicant delegates their inspection and signing of the 8130-9.

d. Name of person (s) responsible to track the conformity inspections for the applicant: Enter the name and phone number of the person(s) from the applicant. This person(s) should also track the conformity inspections at the suppliers and final installation location.

| Part VII Conformity Description |
| --- |
| a. Part conformity | Description of parts and assemblies to be conformed: Describe at least the type, nomenclature, and quantity of the parts needing conformity. Applicant may also list parts numbers. Also list all the parts that the applicant will propose to the FAA not requiring conformity along with an explanation of why they think the parts do not require FAA conformity. This is only a proposal to the FAA. The FAA will make final determination of conformity level. Applicant may risk their TC/STC approval if parts were not conformed and it was later determined that the parts required FAA conformity. |
| b. Installation conformity | Description of parts / assemblies / equipment / engines requiring installation conformity: Describe the parts, equipment and type of installations requiring conformity inspection. Also any electrical installations must be listed here. Applicant may also list installation drawings. All parts being installed on a aircraft in service requires installation conformity unless otherwise authorized by the MIDO. All Part 25 electrical installations require a conformity inspection. (Reference policy statement number ANM–01–04; system wiring policy for certification of part 25 airplanes.) |
| c. Test conformity | Description of test equipment/ instrumentation being used that will require installation conformity: Describe the test equipment to be installed on the test aircraft. And provide a general description of the installation. With this information the ARs or FAA can provide special instructions to the ARs for inspecting the equipment on board the aircraft. (example: temporary testing equipment installed in the cabin area where personnel are present during flight would require verifying sharp objects are not protruding into the isle; verifying equipment is secure to prevent movement in flight; Verifying equipment floor studs are not protruding past nuts and are safely capped to prevent injury to personnel walking on aircraft.) |
|  | Description of test set up conformity: Describe the type of test set up that will require conformity inspection. (e.g. bird impact test, GVT, galley load, coupon pull testing, static load, etc) |
| d. Flammability and Fire-blocking Test coupon conformity | Description of coupons and test instrumentation requiring conformity: Provide the type, and nomenclature of coupons and instruments. |
|  | Description of Tests requiring test set up conformity: Describe the type of test set up that will require conformity inspection. |

| f. Post Conformity Modifications and/or Replacements | Description of how modifications or replacement of FAA conformed parts will be re-conformed: If modifications to FAA conformed parts are anticipated then the applicant should have a method to identify the design modification and have a new 8120-10 issued for conforming the delta change made to the part or assembly. 14 CFR part 21.33 requires each applicant to allow the FAA to make any inspection and any flight and ground test necessary to determine compliance with the applicable requirements of the Federal Aviation Regulations. However, unless otherwise authorized by the Administrator-- (1) No aircraft, aircraft engine, propeller, or part thereof may be presented to the Administrator for test unless compliance with paragraphs (b)(2) through (b)(4) of this section has been shown for that aircraft, aircraft engine, propeller, or part thereof; and (2) No change may be made to an aircraft, aircraft engine, propeller, or part thereof between the time that compliance with paragraphs (b)(2) through (b)(4) of this section is shown for that aircraft, aircraft engine, propeller, or part thereof and the time that it is presented to the Administrator for test. |
| --- | --- |
|  | Person responsible for tracking modifications or replacements: List the name and phone number of the person at the flight test location that will oversee this activity. For example there have been STC projects where flight test personnel removed an LRU and returned it to their supplier for modification but failed to request a re-conformity of the design change. It is important that the applicant understands 14 CRF part 21.33(a)(2). |
| g. Flight Testing | Location(s) of TIA flight tests: Provide the address, state, country where the flight test are to be conducted. Testing done outside the geographical area of the MIDO will require coordination with other FAA offices or foreign authorities before a TIA can be issued. Sometimes applicants do not know this information until later in the project. In this case note To Be Determine (TBD). The MIDO should be notified about the proposed flight test area at least 1 month prior to flight testing. The MIDO will make the determination if the flight test area is acceptable in coordination with FSDO and the foreign authorities. |
|  | Estimated date of flight testing: The applicant must allow enough time for the AR to complete the TIA inspections. If this date is not known in the beginning of the program then that applicant can enter TBD, but must plan to have a flight test date selected to allow the FAA time to coordinate the TIA. |
| e. Conformity Inspection Deviations ref. 8110.4 Chapter 5 | Name of engineering ARs responsible to approve deviations and unsatisfactory conditions listed on FAA Form 8130-9 and FAA Form 8100-1: List the Engineering AR name(s), phone number(s) and discipline(s). ARs can only approve engineering technical data within the limits of his/her authority by means of FAA Form 8100-9 or by signing an unsat condition on an 8100-1 written by a inspection AR. ARs must follow the procedures of FAA Order 8110.4, Type Certification Process. |

| Part VIII Airworthiness Certification and Return to Service at Completion of Program |
| --- |
| a. Who will make application (Form 8130-6) to FAA and where will the certification take place? Ref AC 21-12 | Experimental certificate: List the name, phone number and title of the person who will make application to the Inspection AR.. Application for a U.S. airworthiness certificate must be made by the registered owner or an agent who has a notarized letter of authorization from the registered owner. This person must complete and sign the appropriate sections of Form 8130-6 prior to submitting it to the Inspection AR. |
|  | Standard airworthiness certificate: List the name, phone number and title of the person who will make application to the Inspection AR.. Application for a U.S. airworthiness certificate must be made by the registered owner or an agent who has a notarized letter of authorization from the registered owner. This person must complete and sign the appropriate sections of Form 8130-6 prior to submitting it to the Inspection AR.. |
| b. If required describe the plan to incorporate all approved design changes to the test aircraft in order to make the aircraft eligible for a Standard Airworthiness Certificate: If a design change is made to previously inspected TIR items then it should be reported together with a suitable explanation of the condition to the MIDO and AR responsible for issuing the Standard Airworthiness Certificate. In addition, the applicant and AR should determine that all approved design changes made to the MDL are incorporated into production drawings and the aircraft configuration conforms to the APPROVED TYPE DESIGN BEFORE ISSUING THE AIRWORHTINESS CERTIFICATE. Many times last minute design changes occur after TIA testing and the aircraft have not been reworked to the final approved configuration person before making application for a Standard Airworthiness Certificate. The applicant’s plan described here should try to avoid aircraft being certified with a different configuration than approved by the FAA. When designs changes are made to previously inspected items they should be reported on an FAA Form 8100-1, Conformity Inspection Record. |
| c. Name and location of company(s) applying for PMA after issuance of STC: The applicant would list their name if applying for PMA. If the applicant intends to issue a licensing agreement to a supplier then list those companies and locations. This information is helpful to determine if the company has previous experience as a PMA holder or if they are located in another country, etc.. Some applicants have entered into contract agreements with suppliers in other countries, telling the supplier that they can get FAA PMA approval. With this the FAA can provide guidance about production approval. NOTE: Parts, appliances, or manufacturing services furnished by any suppliers located in a foreign country may not be used in the production of any part or appliance unless: a. That part or service can and will be completely inspected for conformity at the manufacturer's U.S. facility; or b. The FAA has determined that the location of the foreign supplier facility places no undue burden on the FAA in administering applicable airworthiness requirements. When the use of such foreign suppliers are contemplated, the manufacturer must advise the FAA at least 10 days in advance to allow the FAA to make this determination; or the parts/services furnished by the foreign supplier are produced under the "components" provisions of U.S. bilateral airworthiness agreements, and approved for import to the U.S. in accordance with part 21 § 21.502. |

This Conformity Inspection Plan describes the actions regarding the repair, modification and type design activities necessary to ensure all required Conformity Inspections and related activities are accomplished in support of the project. The plan establishes guidelines and policies for identification and tracking of FAA required Conformity Inspections performed by at the applicant's facility and it's approved suppliers. The Conformity Inspection Plan will be reviewed and accepted by the Federal Aviation Administration prior to its implementation. FAA Conformity Inspections will be identified, coordinated and tracked for completion in accordance with procedures described above. Changes to plan: Revision number shall control changes to this plan. Implementation of this plan will be to established procedures. Unforeseen circumstances may require those procedures to be revised or new procedures written.

Applicant Quality Manager: Approval        	 		___________________________	Date:_______

Applicant Certification Engineer: Approval 			____________________________	Date:_______

Inspection AR Approval:				            ____________________________	Date:_______

Engineering AR Approval:			 		____________________________	Date:_______