Minutes from Receipt and Referral User Group Meeting

Date:	August 13, 2001

Attendees:	Brent Stanfield, Suzanne Fisher, Richard Panniers, John Diggs, Andy Greenleaf, Lisa Chen, Chip Groh, Sara Silver

# Items for August Release

Search on PI name from Enter Referral Data screen.

Allow user to view PI letter in PI Letter History Popup screen.

Allow user to access Grant Folder from View Application Status screen.

Fix to Enter 901 screen for processing a change to a Dual IC and Council Date for an Administrative Deferral.

Fix to Enter 901 screen for dual changes.

Fix to Change Mailer. As of last Friday (8/10), a SQL script has been running with the nightly bridge to fix the problem until the code fix is implemented with the August release. User would like mailers sent out retroactively for the 901s processed from May 21–August 9 for applications going to January 2002 Council.

# Discussion of Items on “Problems to be Solved” List

- 901, dual assignments mistakenly deleted.  There are three different delete mechanisms (Clear, Delete Icon, Keyboard Delete), and all work differently.  Lisa will research and recommend a solution.

- 901, valid mechanisms for 901 changes. User is asking for accurate list of values. Lisa will check 901 and Referral Data screens to see if SRA designator is being validated.

- Would like to expand autoassign function to certain SEPs (CSR only, SBIR and Fellowships). Sara will forward April e-mail with full description to Lisa.

- Amended application being inactivated when bridge award is made. Sara will send description of the problem and example to Lisa.

- Type 9 business rule for revision or competing continuation (new grant number doesn’t have the A1 designation). Brent will take the issue to EPMC for policy decision; Chip will take to GMAC.

- List of ICO-entered council deferrals not being populated in Receipt and Referral. Since this arises as an issue in September, Sara will review in September with Janet Newburgh.

Tracking deleted records: user would like to be able to search for deleted information by PI name or number in View Application Status. Lisa will research the possible approach for solving this, and the design and development complexity, and will report back at the next user group meeting.

Receipt and Referral is frequently asked to correct mistakes or make changes in application records, after they’ve been released. Lisa will research the possibility of incorporating the Grants Update Module (GUM) into Receipt and Referral, providing the ability to modify PI name, title, organization, and address. This would only need to be accessible to the Supervisor and Chief roles. This will not be available for the October release. Alternatives in the meantime:

Provide John Diggs with access to the ICO module, to make the changes there.

Identify users with ICO GUM access who could make the changes. Chip will provide a list of people in each IC with access.

Foreign address problem. Per John Diggs, this can be removed from the list.

Grant Folder access through View Application Status. In August release.

IRGs (SOH within SNEM). This is not fixable, and will be removed from the list.

Spelling out full name of SEPs in letters. This will be deferred as an issue; solution that was implemented in July (SEP abbreviation) may be sufficient.

Error message in AIDS letter and others before user has had a chance to enter data. Sara will send a list of the affected letters to Lisa. Will be placed on October list with low priority.

Incorrect letter information in tracking system. Suzanne has not had a chance to validate whether the fix that was implemented in July is working.

Modular grants below 250K. Sara will write up description, Lisa will put on October release list.

Intermittent error with change in organization not being stored. Sara and John will try to duplicate together.

Program Class Code/Program Director for a dual IC grant. This can be removed from the list.

Referral LOV for assignment and requests. Lisa will send current LOV printout to Suzanne, and Suzanne will compare it to see what is missing.

Problem with more than 7 duals.  Software will actually allow up to 10 duals (change “7” to “10”). This issue will be deferred until later.

Add PI name to query parameter on Enter Referral Data screen. In August release.

Inconsistency in error message when title exceeds 56 characters. Remove from list.

Problem deleting assignment when something has been entered (because activity code cannot be blank). User would like Clear button. Long-term fix will be addressed after the October release. Workaround in the meantime: enter type, activity code, IC, and make an entry in the Notes.

FDA assignments not on list for SSS YY. This is a Review problem. Richard will follow up to move the problem to Review; it can be removed from this list.

Z01 records need to be excluded from PI history reports. This can be removed from the list.

Table issues: Sara and Suzanne will address in September.

Enhancement for 901s submitted electronically. Budgeted for 2002.

Enhancement for ARAs submitted electronically. Need to set up focus group.

Capture screen information for e-mails.  Do ALT-Print Screen, then paste into the e-mail (CTRL V or Edit/Paste). Leave on list for now.

PI Brief and Full History. This can be removed from the list.

Sponsor status for fellowships. This will be a history report for sponsors, similar to the PI History. The search parameters will be sponsor’s first and last name, and not SSN. Only types 1 and 2 will be included in the report, and it may be limited for how far it goes back. Sara and Lisa will work on specifications for the report.

Tracking reference letters: user would like a field where they can enter the number of reference letters for F and K applications. On list for October release.

Hot key or meta key for common assignments. With autoassign expansion, need will be reduced. Leave on the list for now.

# Miscellaneous items

- Note on implementing printing of Assignment Mailer and Change Mailer from within IMPAC II: Lisa wants to make sure everything is working correctly before releasing. Suzanne needs to approve the mailer texts.  Likely for October release.

- Is there a way to have international addresses first in mailers?

- New racial/ethnicity coding will be added to 398 for October release.

- SBIR will be added to 398, and other changes will be made to screen, for January release. A separate meeting needs to be scheduled to discuss the 398 changes.

- Release schedule for Receipt and Referral will be October, then January, March, May, etc. September will be skipped.

- Items for tentative October release (with corresponding priorities in case not all can be done):

- New racial/ethnicity coding	High

- 901 dual assignment deletions	High

- LOV for 901	High

- Autoassign	High

- Error msgs. on letters	Low

- Modular grants	Medium

- Referral LOV	Medium

- Sponsor status for fellowship	Medium

- Reference letters	High

Next user meeting in one month.

# Action Items

| √ | Item | Responsible |
| --- | --- | --- |
| √ | Send change mailers out retroactively | Logicon/Lisa |
|  | Research and recommend a solution for dual assignments mistakenly deleted | Logicon/Lisa |
|  | Valid mechanisms for 901 changes. Check 901 and Referral Data screens to see if SRA designator is being validated | Logicon/Lisa |
| √ | Forward April autoassign e-mail to Lisa. | Sara |
|  | Send description of bridge award problem to Lisa. | Sara |
|  | Policy decision for type 9 business rule for revision or competing continuation | Brent (to EPMC), Chip (to GMAC) |
|  | Review problem with ICO-entered council deferrals | Sara, Janet Newburgh |
|  | Report, at next user group meeting, about searching for deleted information by PI name or number in View Application Status. | Logicon/Lisa |
|  | Corrections for already released records. | Logicon/Lisa (for incorporating GUM), Chip (list of people in each IC with access to GUM) |
|  | Error message in letters before user has had a chance to enter data. | Sara (list of letters to Lisa) |
|  | Validate that problem of incorrect letter information in tracking system has been fixed. | Suzanne |
|  | Write up description of modular grants below 250K issue | Sara |
|  | Try to duplicate intermittent error with change in organization not being stored. | Sara and John |
|  | Send current LOV for assignment and requests to Suzanne. | Logicon/Lisa |
| √ | Refer problem with FDA assignments not on list for SSS YY to Review. | Richard |
|  | Address table issues in September | Suzanne/Sara |
|  | Set up focus group for electronic submission of ARAs. | ?? |
|  | Work on specifications for report for sponsor status for fellowships. | Sara/Lisa |
|  | Approve text for Assignment Mailer and Change Mailer | Suzanne |
|  | Set up meeting to discuss changes on 398 | Brent/Sara |
|  | Set up next user group meeting | Brent/Sara |