Before the

Federal Communications Commission

Washington, D.C. 20554

| In the Matter of Lanty L. Smith Request for a Limited Waiver of Certain Provisions of Part 22 of the Commission’s Rules For Cellular Unserved Areas | ) ) ) ) ) ) ) ) ) | File No. 10153-CL-CP-93 |
| --- | --- | --- |

ORDER

Adopted:  February 29, 2000	Released: March 2,  2000

By the Chief, Policy and Rules Branch, Commercial Wireless Division, Wireless Telecommunications Bureau:

1.	In this Order, we deny Lanty L. Smith’s Petition for Limited Waiver (Petition) of sections 22.946, 22.947, and 22.949(a)(3) of the Commission's rules.  Under section 22.946 of the Commission’s rules, the first cellular licensee in markets 1-90 must commence service within 36 months of authorization, and the first  licensee in all other markets must commence service within 18 months of authorization.  In addition, all first cellular licensees have five years from authorization to complete construction.  All unserved area licensees must complete construction and commence service within 12 months of authorization.  Smith, a Phase I unserved area cellular licensee, requests a waiver of the requirement that he commence service within 12 months of authorization.  Smith requests that he be treated as the first licensee in his market (Idaho 3-Lemhi Rural Service Area (RSA)).  This would entitle him to 18 months to commence service and five years to complete construction.  For the reasons set forth below, we deny the Petition.

2.	On May 24, 1991, the Mobile Services Division of the Common Carrier Bureau terminated the cellular authorization for Danbury Cellular Telephone Company, Station KNKN338, for the Block A cellular system in the Idaho 3-Lemhi RSA.  The Mobile Services Division determined that the Idaho 3-Lemhi RSA would be treated as an unserved area.  On December 23, 1992, the Mobile Services Division issued a Public Notice announcing the filing date for certain unserved areas, including the Idaho 3-Lemhi RSA.  Smith's application was selected at a lottery held November 21, 1994.  Because the Idaho 3-Lemhi RSA was deemed an unserved area, the Commission classified Smith as a Phase I unserved area permittee.  Pursuant to the Commission's rules, Phase I unserved area permittees must comply with the same requirements as RSA permittees.

3.	In accordance with section 22.119 of the Commission's rules, a waiver request may be granted if it is shown that (1) the underlying purpose of the rule would not be served, or would be frustrated by application to the instant case, and that a grant of the requested waiver would be in the public interest; or (2) in view of unique or unusual factual circumstances of the instant case, application of the rule would be inequitable, unduly burdensome or contrary to the public interest, or the applicant has no reasonable alternative.

4.	Smith argues that his circumstances are unique and unusual because he is deemed subject to the Phase I unserved area rules.  He states that out of the 956 RSA permits (wireline and non-wireline) authorized or to be authorized, only six are subject to the more restrictive unserved area rules.  He argues that because he is the only authorized carrier on the channel block in the Idaho 3-Lemhi RSA, his situation is unlike that of a typical unserved area permit holder, who is only required to provide coverage to a sparsely-populated market area.

5. 	Next, Smith argues that given his unique circumstances, application of the more restrictive unserved area construction and build-out rules would be inequitable, unduly burdensome and contrary to the public interest.  Smith contends that the unserved area 12-month construction and service commencement rules, i.e., sections 22.946, 22.947, and 22.949, were promulgated under the assumption that Phase I licensees would build and operate small systems of one or two cells in markets where existing licensees had long been providing service.  Smith argues that to subject him to such restrictions penalizes him for the failure of the prior permittee to build a system in the market.  Instead, Smith argues that he should be granted a five-year build-out period because he is, in effect, the initial licensee in the market.

6.	The purpose of the 12-month construction and service commencement requirements for unserved area licensees is to expedite service to the public.  Allowing Smith 18 months to commence service and five years to build out his cellular system would preclude other parties from applying to provide service to the unserved areas of this RSA for at least five years.  The 12-month construction and service commencement requirements in this case is consistent with the rules’ purpose of expediting service to the public.  We therefore conclude that Smith has not demonstrated that grant of this waiver is in the public interest, or that there are unique or unusual factual circumstances sufficient to justify grant of his waiver request.

7.	As required by section 22.119 of the Commission's rules, Smith has failed to show that he is without alternatives absent the grant of his waiver request.  In accordance with section 22.949(b) of the Commission's rules, Smith can file an unlimited number of Phase II unserved area applications for his service area, commencing on the 121st day after the grant of his Phase I license.  He can therefore file Phase II applications in any area of the RSA for which he could not construct and operate within the one year period, as set forth in his initial implementation plan. Finally, all participants in the lottery were aware of these construction requirements prior to the lottery and the grant of a waiver in this case would undermine the integrity of those rules.  We therefore find that a waiver in this case would be contrary to the public interest.

8.	Accordingly, IT IS ORDERED that, pursuant to section 4(i) of the Communications Act of 1934, as amended, 47 U.S.C. § 154(i), and sections 0.331 and 22.119 of the Commission's rules, 47 C.F.R. §§ 0.331, 22.119, the Petition for Limited Waiver of the Commission's Rules filed by Lanty L. Smith on August 9, 1995 IS DENIED.

# FEDERAL COMMUNICATIONS COMMISSION

# Paul D’Ari

Chief, Policy and Rules Branch

Commercial Wireless Division

Wireless Telecommunications

# Footnotes

47 C.F.R.§§ 22.946, 22.947, 22.949(a)(3).

The Mobile Services Division of the Common Carrier Bureau was responsible for cellular authorization at this time.  Its cellular authorization functions were assumed by the Wireless Telecommunications Bureau in October 1994.

See Letter to Danbury Cellular Telephone Company from Gregory J. Vogt, Chief, Mobile Services Division (May 24, 1991).

See "Termination of Cellular Authorization, " Public Notice Report No. CL-91-157 (May 31, 1991).

See "Dates And Filing Requirements For Applications For Cellular Radio Unserved Areas," Public Notice, Report No. CL-93-36 (Dec. 23, 1992) (December Public Notice).

Id.  Smith's application was subsequently granted on June 2, 1995.  See Public Notice, CL-95-101 (June 2, 1995).

Unserved area is defined as geographic area that is not within the cellular geographic service area (CGSA) of any cellular system authorized to transmit on that channel block.  See 47 C.F.R. § 22.99.

See 47 C.F.R. § 22.946(a).

47 C.F.R. § 22.119.

Petition at 3.

Id.

Id.

Id.

Id.

Id. at 4.

Id.

Amendment of Part 22 of the Commission's Rules to provide for filing and processing of Applications for Unserved Areas in the Cellular Service and to Modify Other Cellular Rules, First Report and Order and Memorandum Opinion and Order on Reconsideration, 6 FCC Rcd. 6185, 6225, ¶ 96 (1991).

47 C.F.R. § 22.949(b).

Smith was granted a Phase I major modification on October 23, 1995.  See Public Notice, CL-96-4, (Oct. 23, 1995).  The October 1995 modification permits exclusive expansion of the service area within the RSA and permits Smith another year to construct and commence service in the areas covered by the modification.  The construction period expired in October 1996.  The filing of the Phase I major modification gave Smith another eighteen months to build-out his system.   See 47 C.F.R. § 22.949(a)(3).