SECTION CO-952-02224

EXCAVATING, BACKFILLING, AND COMPACTING

PART 1:  GENERAL

1.01  SUMMARY:

A.	Section Includes:  Excavating, remediating, backfilling, and compacting for various mill tailing sites.

B.  	Related Sections:

General Information and Requirements                                                                           Section 01009

1.02  DEFINITIONS:

A.	Unclassified Excavation:  Shall consist of the material excavated and its placement regardless of its nature.

B. 	Topsoil or Overburden:  Surface soil approximately 6 inches in depth that supports growth of vegetation and contains organic matter.  Topsoil shall be free from subsoil, debris, and stones larger than 1 inch in diameter.

C.	Calcium Carbonate		CaCO3  		Limestone	60 mesh, ground, powder product

D.	Calcium Hydroxide 		Ca(OH)2	Lime 	   	10 to 60 mesh, ground, powder product

E.	Compost:  A mixture of various decaying organic substances, used for fertilizing soil.

F.	Relocation: Recover existing tailings and relocate to a designated repository site.

G.	In Situ: Situated in the original, natural, or existing place or position.

H.	X-Ray Fluorescence or XRF, is a field test to accurately determine the composition of soils. The Government will provide the XRF equipment and operator.

1.03  QUALITY ASSURANCE:

A.	Failure Criteria:  Not limited to the following:

- Settlement of backfill which would allow moisture to pond.

- Improper installation of silt fence which allows tailings excessive silt to enter existing live streams.

- Failure to apply identified soil amendments/additives at the proper application rates and depths.

- Excessive disturbance of existing live vegetation.

- Working outside defined site boundaries.

1.04  PROJECT/SITE CONDITIONS:

A.	Borrow Sources:  Borrow on Government land shall be approved in writing prior to excavation.

B.	Removal of Water: The Contractor shall provide and maintain, at all times during construction, ample means and devices with which to promptly remove and properly dispose of all water entering the excavations or other parts of the work without damage to adjacent property. All excavations shall be kept free from standing water. Any damage caused by water in the excavations shall be repaired by the Contractor at the Contractor’s expense.

1.05  SUBMITTALS:

- General: Submittals shall be in accordance with Section 01009 – General Information and Requirements.

PART 2:  PRODUCTS

2.01  MATERIALS:

- General:  Material excavated shall be unclassified.  Backfill material shall be approved before use.

- Material from excavations shall be used unless it contains ice or frozen earth, debris or earth with high moisture content. Materials removed in clearing and grubbing shall not be used for backfill.

- CaCO3 shall have a min. 85% calcium carbonate equivalent.

D.   Ca(OH)2 shall have a min 85% calcium hydroxide equivalent.

Calcium Carbonate and Calcium Hydroxide are available from Colorado Lime Co., 400 E. Railroad St,

Salida, CO, 719-539-3525. Approved equals shall be considered.

E.	Compost shall have a 37% max. moisture content  and 40% min. organic content. Compost is available from Rocky Mountain Soil Inc., 4903 S. Highway 17, Monte Vista, CO, 719-589-9337. Approved equals shall be considered.

F.   	Silt Fence:  Propex Geosynthetics, Geotex 2130, or approved equal.  A source of supply is Grand Junction Pipe and Supply,  2868 I-70 Business Loop, Grand Junction, CO, 81501, 970-243-4604 or 800-748-1564. Silt fence shall be furnished with steel support posts and wood line posts and associated fasteners as recommended by the manufacturer.

PART 3:  EXECUTION

3.01  PREPARATION:

A.	Dewatering: All work shall be executed under dewatered conditions.  Dispose of excess water by using natural drainage ways near the site to the extent of their natural capacity when no erosion or other damage is encountered.

- Silt Fence: The Contractor shall measure and determine the amount of silt fence required at the time of job commencement. Install sediment curtains along live stream banks in accordance with manufacturers recommendations and as directed by the Contracting Officer.

- Topsoil:  Topsoil shall be stripped from the repository sites and stockpiled for later use.

3.02  INSTALLATION:

A.	Excavation:  Perform excavation to the lines, grades, and elevations indicated to allow for safety, placing of materials and inspection.  Provide proper depth with allowance made for backfill, as shown on the drawings.

- Work Summary Charts: Refer to the attached maps, tables  and attachments for the locations and requirements for each site designated for remediation.

| General Site Information |  |  |  |  |
| --- | --- | --- | --- | --- |
| Site | Est. Tailing Depth (IN) | Est. Volume (CY) | Area Acres | Perimeter (FT) | Treatment | Repository Dimensions |
| KC01 | 0-3 | 242 | 0.60 | 1105 | Relocation | app. 36' x 36' x 5' deep |
| KC05 | 0-12 | 693 | 0.43 | 990 | Relocation | app. 61' x 61' x 5' |
| KC06 | 0-24 | 4627 | 1.48 | 1782 | Relocation | app. 158' x 158' x 5' |
| KC09 | 0-30 |  | 1.51 | 2701 | In situ | N/A |
| KC09 deep | 0-30 |  | 0.30 | 809 | In situ | N/A |
| KC09a | 0-30 |  | 0.50 | 1176 | In situ | N/A |
| KC15 | 0-3 |  | 0.57 | 1286 | In situ | N/A |
| KC16 | 0-24 |  | 0.44 | 808 | In situ | N/A |
| KC16a | 0-12 |  | 0.73 | 1184 | In situ | N/A |
| KC16b | 0-12 |  | 0.26 | 666 | In situ | N/A |
| KC16c | 0-12 |  | 1.35 | 1729 | In situ | N/A |

|  | Required Site Amendments |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | CaCO3 | CaCO3 | Ca(OH)2 | Ca(OH)2 | Compost |
| Site | 8" depth | 16" depth | 8" depth | 16" depth | Remediation | Repository |
| KC01 | 7.0(11.7) |  | 3.5(5.8) |  | 75.6 | 1.0 |
| KC05 | 3.7(8.5) |  | 3.2(7.3) |  | 54.2 | 1.3 |
| KC06 | 43.2(29.2) |  | 46.6(31.5) |  | 186.5 | 6.6 |
| KC09 |  | 85.9(56.9) |  | 74.3(49.2) | 87.6 |  |
| KC09 deep |  | 2.7(8.9) |  | 1.1(3.5) | 37.8 |  |
| KC09a |  | 9.9(19.8) |  | 7.7(15.4) | 29.0 |  |
| KC15 | 6.3(11.1) |  | 4.2(7.4) |  | 71.8 |  |
| KC16 |  | 7.5(17.0) |  | 5.2(11.7) | 14.7 |  |
| KC16a | 10.5(14.3) |  | 7.3(9.9) |  | 24.9 |  |
| KC16b | 1.3(5.1) |  | 0.9(3.4) |  | 8.9 |  |
| KC16c | 35.6(26.4) |  | 24.6(18.2) |  | 45.9 |  |
|  | NOTE: Values shown are Actual Tons to be applied per site and (Design Tons per Acre) |

C. General Statement of Work:

Tailing Relocation Sites: KC01, KC05, KC06

1.  	Locate the 3 relocation sites.

2.  	Locate the repository sites for the relocation sites.

3.  	At the existing tailing locations, place silt fencing along the stream bank to protect runoff of loose materials prior to removal of any materials. Silt fence shall be used to prevent erosion into the creek during excavation and until at least the end of the first growing season. Every effort should be made to prevent accidental loss of tailings into the creek.

4.	Existing live willows and native vegetation should be preserved where possible.

5.  	Remove the top soil at the 3 repository sites and set aside.  Excavate the repository to the approximate dimensions as stated on the Work Summary Chart or as staked. Excavated material shall remain separated from the topsoil material.

6.  	Remove tailings to the estimated native soil depths , as shown on the Work Summary Chart. The Government  XRF operator may decrease removal depth if metal concentrations in existing tailings soils are suitable (<4000 ppm) to leave behind.  The estimated depths of tailing removal range from 3”-24” as identified in the Work Summary Chart.

7.  	Removed tailings will be relocated to the designated repository. During the relocation process, the Contractor shall use extreme care not to spill  or drop tailings along the haul route to the repository. Spilled tailings shall be immediately  identified and removed to the repository. Refer to 3.02E for backfill requirements at the repository sites.

8.	Grade and shape remaining native soils to match and blend into surrounding topography.

9.  	After the tailing relocation is complete, the calcium carbonate and calcium hydroxide   amendments will be added and mixed into the remaining native soils to a depth of 8”.  See the attached table for estimated quantities of amendment for each remediation site.

10.  After the amendments are added, the compost will be added and  tilled to a depth of 4”. See attached table for estimated quantities of compost for each remediation site.

11.	The Contractor shall be prepared to till and mix all amendments by making multiple passes with the power equipment. Changes of direction and pattern are highly recommended to thoroughly mix all materials.

12.	Haul or access routes and any disturbances outside the defined worksites shall be graded and ripped/tilled to match surrounding topography.

13. 	Throughout the entire process, the Contractor shall be prepared to apply dust control water, if needed. The Contractor and Government representative shall closely monitor the work process and determine if dust abatement is required. Water will be available on site. The Contractor will be required to furnish and operate all equipment.

Tailing In-situ Treatment Sites: KC09, KC09deep, KC09a, KC15, KC16, KC16a, KC16b, KC16c

1.  	Locate the 8 in situ sites.

2.  	At the existing tailing locations, place silt fencing along the stream bank to protect runoff of loose materials prior to removal of any materials. Silt fence shall be used to prevent erosion into the creek during in situ remediation process and until at least the end of the first growing season. Every effort should be made to prevent accidental loss of tailings into the creek.

3.	Existing live willows and native vegetation should be preserved where possible. Existing alluvial gravels and dead vegetation shall be crushed and mixed into the tailings during the remediation process.

4.	The deepest stream side tailings shall be pulled back with an excavator or backhoe as far from the stream as possible and consolidated into surrounding tailings. Maximum thickness shall be 16”. Grade and shape tailings to match surrounding topography, ensuring that the tailings remain in the designated treatment area.

5.	Where tailings are less than 12” deep:

- Place and till calcium carbonate and calcium hydroxide amendments to an 8” depth.

- Place and till compost amendment to a 4”depth.

6.	Where tailings are greater than 12” deep:

- Place and till calcium carbonate and calcium hydroxide amendments to a 16” depth.

- Place and till compost amendment to a 4”depth.

7.   After the amendments are added, compost will be added and  tilled to a depth of 4”. See attached table for estimated quantities of compost for each remediation site.

8.	The Contractor shall be prepared to till and mix all amendments by making multiple passes with the power equipment. Changes of direction and pattern are highly recommended to thoroughly mix all materials.

9.	Access routes and any disturbances outside the defined worksites shall be graded and ripped/tilled to match surrounding topography.

10. 	Throughout the entire process, the Contractor shall be prepared to apply dust control water, if needed. The Contractor and Government representative shall closely monitor the work process and determine if dust abatement is required. Water will be available on site. The Contractor will be required to furnish and operate all equipment.

- Equipment Requirements:

General: The Government cannot dictate the exact power equipment that will be used on this job. However, it is recommended that the Contractor consider an agricultural field cultivator, 12" plow, spring tooth harrow, commercial rototiller, subsoiler  or any combination of the above. Also, a crawler tractor with multiple ripper teeth capable of penetrating at least 16” may be considered.

The application rate of the calcium carbonate and calcium hydroxide amendments is critical. The Contractor shall accurately weigh and apply the amendments at the desired rates as shown on the Work Summary Chart. The use of a calibrated agricultural fertilizer spreader is recommended.  The Contractor shall be prepared to accurately demonstrate the ability to apply amendments at the desired rates.

The success of the calcium carbonate, calcium hydroxide and compost  amendments is directly related to the depth and even distribution throughout the incorporation and remediation process. The Government will be on site to ensure that the amendments are applied correctly.

E.  Backfilling:

  - General: The relocated tailings shall be placed into the designated repository site. Even lifts not to exceed 12’ shall be placed and wheel compacted. Compaction shall be uniform across the full width of the repository site.

  - The excavated materials shall then be placed above the tailings, as shown on the drawings to a minimum depth of 2’. Compaction as stated above. Grade and shape to blend into adjacent topography.

  - Evenly spread stockpiled topsoil over the repository site.

  - Apply compost in accordance with the Work Summary Chart.

5. 	On the uphill side of the repositories, a diversion ditch will be added to redirect runoff from the adjacent hillside so it does not flow across the repository.

6.  On the downhill side of the repositories, a water control ditch will be constructed to redirect any excessive runoff from the repository

F.	Excess Material: Excavated materials which are unsuitable or are in excess of the requirements for     backfill as determined by the Contracting Officer, shall be deposited as waste at a location in the immediate vicinity as directed by the Contracting Officer. Grade and shape to blend into adjacent       topography.

G.   Testing:  The Government will perform any required testing, recording, and distributing of the results.

PART 4:  MEASUREMENT AND PAYMENT

4.01  METHOD OF MEASUREMENT:

A. 	Units:  The work will be measured and paid for on a lump sum basis, per Schedule, as shown below.

4.02  BASIS OF PAYMENT

- Payment: Payment will be made at the Contract price, as indicated in the Bid Schedule, and will include full compensation for the work described in the Contract. Payment will be made under:

Pay Item													Pay Unit

CO-952-02224(1)  Schedule A (KC01) . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .	Lump Sum

CO-952-02224(2)  Schedule B (KC05). . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . 	Lump Sum

CO-952-02224(3)  Schedule C (KC06) . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . 	Lump Sum

CO-952-02224(4)  Schedule D (KC09, KC09deep, KC09a) . . . . . . . . . . . . . . . . . . . . . . 	Lump Sum

CO-952-02224(5)  Schedule E (KC15). . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .  	Lump Sum

CO-952-02224(6)  Schedule F (KC16, KC16a, KC16b, KC16c). . . . . . . . . . . . . . . . . . .  	Lump Sum

END OF SECTION