Recycler

19.d.	Background

The Recycler is a fixed 8 GeV kinetic energy storage ring.  The Run II Luminosity Upgrade Plan requires the Recycler to play a key role, starting mid-2005, as the repository of large stacks of antiprotons (600 x 1010) to be used in the collider stores.  In order to maximize the stacking efficiency of the antiproton accumulator, small stacks of antiprotons will be transferred to the Recycler frequently.  In the Recycler, the stacks are initially cooled by stochastic cooling and then stored and cooled by electron cooling until the antiprotons are ready to be used in Tevatron shots.

The Run II upgrade plan foresees the Recycler fully integrated into collider operations in two major steps.  First, the Recycler is commissioned to bring its performance to the level that it is ready to begin the implementation of electron cooling.  This milestone was achieved in June 2004 (FY04).  In the second phase, the installation of electron cooling and its commissioning takes place. The electron cooling is expected to be operational by June 1, 2005 (FY05).

An R&D effort to facilitate the electron-cooling project is underway at the Wide-band Lab at Fermilab.  The facility with a 5 MV Van de Graaff accelerator (Pelletron) and proto-type electron beamlines is being used to develop and demonstrate the required system parameters for the electron beam that would be used in the cooling of antiprotons in the Recycler.

19.f.	Accomplishments in FY04

The Recycler commissioning plan includes seven major milestones.  The technical requirements of the three milestones to date have all been met and they have been achieved ahead of schedule.  These milestones were (a) demonstrating adequate vacuum performance, (b) demonstrating adequate vacuum and machine admittance, and (c) effecting transfers of antiprotons from the Main Injector into the Recycler and back into the Main Injector with greater than 85% overall efficiency and less than 3( mm-mr transverse emittance growth.  The remaining milestones include the commissioning of transfers into the Recycler, the operational commissioning of extraction, and the demonstration that the Recycler is ready for the installation of electron cooling.

19.g.1.	Accomplishments Expected in FY05

The Recycler will start its integration into the Fermilab Accelerator complex during later part of FY05 and should become an integral part by the end of FY05.  It is expected that the major accomplishment will be the commissioning of the electron cooling system.  The Recycler performance will be optimized.

The Recycler will need an injection and transverse damper.  Additional improvements will become clear as the Recycler and its electron cooling system continue to be commissioned and integrated into the complex.

19.g.2.	Future Accomplishments Expected in FY06 and Beyond

When electron cooling is operational and the Accumulator is producing antiprotons at the rate of ~ 40 x 1010/ hr, it is planned to operate the complex in the following manner.  Every thirty minutes 20 x 1010 antiprotons will leave the Accumulator with 10 eV-s, 10( mm-mrad emittance and arrive at the Recycler with 13 eV-s and 15( mm-mrad emittances.  This newly transferred beam of 20 x 1010 antiprotons will be kept in its own holding bucket to be transversely cooled by a gated stochastic cooling system to below 10( mm-mrad before it is merged with the cooled stack.  The cooled stack is located between barriers that have an internal spacing of two to six microseconds and the equilibrium 90% longitudinal emittance of 36 eV-s.  After 15 hours or so there will be a stack of 600 x 1010 antiprotons ready to inject into the Tevatron.  While the Recycler stochastic cooling cools the newly transferred antiprotons all cooling of the main stack, longitudinal and transverse, is performed by the electron cooling system.