configuration management procedures

Toxicology Data Management System

| Document Number: | GD-1017-3.0 |
| --- | --- |
| Version: | 3.1 |
| Issued: | Feb. 13, 2001 |
| Reviewed & Approved by: | Mike Rowley, Project Officer |
| Date: | Feb. 13, 2001 |

Configuration Management Procedures

# Revision History

| Date | Document Number | Revision Level | Reason for Revision |
| --- | --- | --- | --- |
| February 2001 | GD-1017-3.0 | 3.1 | Update due to configuration management changes |
| March 1998 | GD-1017-2.0 | 2.0 | Documentation Changes Placed in MS Word TDMS Manual format |
| Sept. 1995 | GD-1017-1.1 | 1.1 | Change Document Type |
| Dec. 1994 | LP-1017-1.1 | 1.1 | Added new procedures |
| Mar. 1988 | LP-1017-1.0 | 1.0 | New |

National Toxicology Program Support

Configuration Management Procedures

Prepared for:	National Institute of Environmental Health Sciences

Research Triangle Park, NC 27709

Table of Contents

Revision History

Chapter 1

Introduction

Scope

Policy

Chapter 2

Procedures

Malfunctions of Existing Software

Need for System Enhancement

SCR Processing

Software Development and Maintenance Procedures

Software Design and Programming

Software Testing and Validation

Distribution of New Software or Documentation

Coordination of SCRs with Code Changes

Goals

Milestones

Promotion Steps

Responsibilities & Access

Notification via E-Mail

Code Management Software Used

Guidelines for Development Documentation

Development Matrix

Modification of Production Libraries Procedures

Matching of Source and Executable Codes

Maintaining Production Libraries

Documentation Development During the Life Cycle

Appendix A	A

TDMS Configuration Management Process	A

Appendix b	B

TDMS Software Change Request Form	B

Appendix c	C

TDMS Development Analysis Report (DAR) Form	C

TDMS Development Enhancement Report (DER) Form	C

TDMS Development Test Plan (DTP) Form	C

TDMS QA Test Plan (QATP) Form	C

TDMS QA Test Procedures (QATPR) Form	C

Chapter

1

Introduction

The purpose of this document is to define and establish the policies and procedures that are followed in a controlled environment when modifications to the TDMS software are required.

# Scope

The policies and procedures set forth in this document are applicable to the entire range of TDMS software:

- Adabas/Natural software

- VMS software

- Laboratory Micro-Computer Systems (LDAS)

All parties and activities involved in the operation, maintenance, and further development of TDMS must comply with the policies and procedures explained in this manual.  TDMS configuration management procedures include activities performed by officials at the National Institute of Environmental Health Sciences (NIEHS) and Analytical Sciences Inc. (ASI). Software configuration management and control begin with the identification of deviations from the currently accepted functional performance baseline or when enhancements to the system are directed.  Software configuration management continues through the development and QA testing process and ends with the satisfactory implementation of the desired modifications and accompanying documentation.  This document addresses all aspects of this cycle.

# Policy

The NTP TDMS Project Officer is ultimately responsible for maintaining the integrity of TDMS. The Project Officer is responsible for seeing that the system performs in accordance with the current functional specifications baseline (or, in the absence of such a baseline, the state of the existing system that over time has been accepted as normal).  This responsibility is presently executed through the Computer Support Services-National Toxicology Program (CSS-NTP) contract with ASI.  It is the prime contractor for TDMS software support.  The ASI Project Manager is responsible for the development and implementation of policies and procedures that are approved by the Project Officer.  The ASI Project Manager is also responsible for seeing that only NIEHS authorized and approved changes are made to TDMS.  The NIEHS approval process begins with the review, acceptance, and prioritization of Software Change Requests (SCRs).  The SCR identifies problems or enhancements to the currently accepted functional performance baseline.  The process continues through the review of design specifications and culminates with the Quality Assurance (QA) review and testing.

Any change that alters the functional performance of the system (i.e., those changes that result in deviations from the currently accepted functional baseline) will only be made to TDMS software with NIEHS approval.  The ASI Project Manager is delegated the authority to correct software deficiencies and to implement technical changes to TDMS by the NTP Project Officer.  These technical changes do not alter the functional performance of TDMS and are made in compliance with procedure.  An example of a technical change would be making a change to a piece of production software to enhance its efficiency without changing its output.  The change would be a transparent change to the user.  Written notice is provided immediately following the implementation of all technical changes.

Chapter

2

Procedures

Changes to TDMS Software originate from the two types of circumstances:  malfunctions of existing software and the need for system enhancements.

# Malfunctions of Existing Software

The first method of initiating desired changes to TDMS software occurs when users, monitors, liaisons, testers, or developers report problems concerning the operational functioning of the system.  Possible system problems:

- Output report error

- The abnormal termination of a program

- Failure of a program to generate a report

- No report was generated

When malfunctions occur, the ASI User Support and QA Manager, and Software Development Manager are notified and given a description of the problem.  Each reported problem is numbered and described on the Software Change Request (SCR), (See Appendix B).

# Need for System Enhancement

The second method of initiating changes to TDMS software occurs when users, monitors, or developers identify a need to enhance a particular process or add a function to the currently accepted baseline.  Persons desiring additions and enhancements should submit the request to ASI’s User Support, QA, or Software staff so they may generate a SCR.  This SCR is discussed with the Government Project Officer before the contract staff takes any action.  Software changes generated in this fashion are generally classified as "new development."

## SCR Processing

Software issues may be reported by the any of the following:

- Testing laboratories

- NTP user community

- ASI User Support

- QA or Development staff

The ASI staff records the issue on an SCR and designates a classification category such as:  Bug Fix, Enhancement, Suggestion, Maintenance, Database Change or Documentation.  The SCR is entered and tracked in a tracking system, implemented using Intersolv’s PVCS Tracker software on an NIEHS Windows NT server.  After preliminary analysis, the software problems are given to the Software Development Group for action.  The change is prioritized, and the effort required to fix the problem is estimated.

Usually, software issues are identified during the analysis, coding, and testing phases of software development.  These problems are recorded by QA staff in an SCR and are given to software developers for analysis.  If the problem is related to current work, it is repaired as part of the current change.  If it is not related to the current work, the change is added to a list of open SCRs for scheduling and resolution.

Enhancements from the user community are generally requested through the User Support Group.  ASI technical staff may also suggest enhancements.   Enhancement requests are also recorded on SCR forms and given to the Software Development Group for analysis, prioritization, scheduling, and resolution.

SCRs are automatically assigned unique control numbers when they are entered into the tracking system.  Each SCR is entered into the project that corresponds to the  application, such as:

| TDMS | POST-PWG QUERY |
| --- | --- |
| LDAS I | AMFS |
| LDAS II | DOCUMENTATION |

Each SCR contains information categories such as:

| Submitter | Solution |
| --- | --- |
| Assign To | Origin of SCR |
| Subsystem | Open/Closed Status |
| Resolution |  |

The tracking system can then report on any or all of this information.  This allows ASI to track the progress of all SCRs.  Automatic notification via e-mail informs concerned parties when particular actions on SCRs are performed, i.e. submitted, closed, or changed.  The SCRs can be entered either through a PVCS Tracker client installed on designated Personal Computers at ASI or by individuals through a web browser.

The Government Project Officer has access to PVCS via the WEB interface.  He may review or monitor SCRs at his convenience.

# Software Development and Maintenance Procedures

The ASI Software Development group is responsible for any software changes and/or enhancements made, at either the microcomputer or mainframe level, to maintain current TDMS function.  During the software development/maintenance cycle, various subcontractors may provide assistance.  Appropriate ASI personnel are kept abreast of progress and problems; and, the NIEHS staff are provided with regular status reports, and notification when any unexpected changes impact time/resource estimates and milestones.

## Software Design and Programming

The ASI Software Development Manager  reviews the NIEHS prioritization plan.  The ASI Project Manager and the ASI Software Development Manager discuss the priorities and their impact on current task work.  They also discuss the overall software development and maintenance plans.  Concerns arising from this discussion are transmitted to the Government Project Officer.  Once priorities are established, milestones and deliverables for all tasks are re-evaluated to determine if any need revising.  A milestone/deliverables schedule is developed and this information is passed on to the Project Manager and to NIEHS on a regular basis.  If significant changes to milestones are required, the appropriate parties are notified immediately.  The prioritization of tasks may occasionally require an iterative dialogue to assure that all parties concerned are aware of the implications of adding the new work.

After prioritization and scheduling are complete, the Software Development Manager assign a ASI programmer/analyst to review the project and develop designs for any large scale maintenance assignments or new development work.  Small maintenance tasks may require only minor changes to existing design documentation.  If no change to the formal design document is required, the problem analysis will serve as sufficient design documentation for the software change.

For new development or major enhancements, it is the responsibility of the Software Development Manager to oversee the development of detailed external design specifications.  (A document that defines information aggregates, information flow, and logical processing steps describing the algorithms and data structure.)  Also, the Software Development Manager is responsibile for  re-assessing the resources needed to complete the project on schedule.  The external design specifications are given to a programmer/analyst, a consultant, and/or a subcontractor to develop a detailed internal design and to program changes after approval by NIEHS.  All programming is completed in development libraries.

The Software Development Manager approves and monitors all internal design and programming work, paying particular attention to resource requirements, milestones, software and documentation standards, and the integrity and security of production software and data.  The Software Development Manager keeps the ASI Project Manager and NIEHS officials informed periodically of the status of the work, and immediately informed if important changes in status occur.  A detailed milestone/deliverable schedule is periodically updated and distributed.

Consultants and subcontractors are required to report status at regular intervals and to monitor progress in relation to the established milestone/deliverables schedule.  All of these external software tasks are monitored and directed by the Software Development Manager as well.

## Software Testing and Validation

ASI programmer/analysts, consultants, and/or subcontractors will create a detailed Development Test Plan (DTP), (See Appendix C), to conduct both unit and system tests.  All software modules that are developed to address system problems or provide system enhancements, except modules specifically exempted by an Exception Report, will reside in development libraries.

Developers prepare and execute module test plans for each software change.  The module test plan specifies how to verify that all software problems are fixed, and all changed code works as designed.  The module test plan is inspected and approved by the Software Development Manager and the Use Support and Quality Assurance Manager.

The QA Test Plan (QATP) is prepared by the Quality Assurance group.  The QATP tests that the software functions as specified and that the software change has not introduced new problems.  System test plans should provide a detailed means of testing the software under conditions close to production conditions. Read-only testing using the production data bases is permitted; but, only fully certified software is permitted to update production data.  Update testing is performed with test data bases only.

The system test plan requires approval of the User Support and Quality Assurance Manager.  After approval of the test plan, testing is carried out by the assigned personnel.  Problems found during testing are reported in PVCS Tracker.  Tracker submits the problem to the appropriate parties for resolution.  Problem resolutions are re-tested, and testing is resumed.  This process continues until the performance of the software is error-free.  When complete, the tester prepares a test report, detailing the results of the testing.  The tester attaches the user and maintenance documentation to the test report.  The User Support and Quality Assurance Manager reviews the test plan, test report, and accompanying user and maintenance documentation.  Approved software and documentation are considered validated and ready to release to production.

## Distribution of New Software or Documentation

If implementation of the software requires an update or new software/user documentation, the Technical Writer updates the documentation and distributes it in accordance with the procedures established for documentation distribution of TDMS micro computer software and documentation.  Notification by letter is sufficient if the software change does not require updating user documentation.  The Project Officer will determine which users are notified of the software change.

# Coordination of SCRs with Code Changes

## Goals

The logging of ‘bugs’ or enhancements through PVCS via the SCR tracks problems or enhancements through the system.  The SCR needs to be linked to actual code changes.  Tracking both the SCR and codes changes together allows:

- Code is associated with an SCR from initial code checkout, through promotion and up to installation into production.

- There is control over who can create SCRs, change code, promote code and build/install the code in various environments. These constraints provide control of work load distribution and make  deviations from the continuity of the milestone/deliverables schedule visible.

- The status of the SCR updates automatically once the associated code is checked-out/in, promoted or canceled from further promotions.

- Principle parties are automatically notified of the SCR and code status via e-mail when code promotions/cancellations occur.

## Milestones

The basic milestones for this coordination are:

- Why - The SCR that is linked to code via the tracking system should explain why code needs to be changed.

- Who - The code tracking system should show who has entered the SCR and who will create, change or promote the code associated with the SCR.

- What - The tracking system should show what particular code file(s) changed for the SCR.

- Where - The tracking system should show where in the promotion stage the code resides.  This includes, Development, Pending_QA, QA, Pending_Beta, Beta and Production. The SCR will reflect the current promotion status of the associated code.

- When - The tracking system should show when the date/time of all actions performed  the code.

## Promotion Steps

The source code to repair or enhance, according to an SCR, follows a series of promotion steps.  The initial step begins with a developer checking-out source code from the library and associating the file(s) with any SCRs.  On changing the file(s), the code is checked-in and promoted.  While the file(s) is checked-out, the code/SCR is in the DEVELOPMENT promotion phase.  After the file(s) is checked-in, the code is promoted to PENDING_QA.  Someone then moves the code into QA and testing begins.  Once the code passes testing, the code is promoted to PENDING_PROD.  The process concludes with the code being moved into PROD.  In some cases, two steps--PENDING_BETA and BETA--may be inserted between QA and PENDING PRODUCTION.  This occurs when the code requires additional testing for large scale changes or if user training is required in a separate environment.  At each promotion step, the status of the associated SCR will change to reflect the new location of the code.

## Responsibilities & Access

Each step of code promotion or code change is the responsibility of  a single individual or  a team of individuals on staff.  In the latter case, the responsibilities of the staff are illustrated in the graph on the following page.

| Environment | DEVELOPMENT | QA | PRODUCTION |
| --- | --- | --- | --- |
| Staff |  |  |  |
| DEVELOPER |  |  |  |
| QA |  |  |  |
| SW Development Manager |  |  |  |

The graph above shows that the Developer has control over the Development environment for the following tasks:

- Check out code from the library to the developer’s area.

- Check in code to the library from the developer’s area.

- Move code to Pending_QA.  The responsibility shifts to the QA staff, once they are notified that code has moved to Pending_QA.

- Move the code to the QA environment and test the changes.

- Once the test is complete, QA staff would move the code to Pending_Prod.

- Finally, the Software Development Manager who has control over the production environment would move the code from Pending_Prod to Prod.

## Notification via E-Mail

While the code is moved from one stage to the next- (PENDING_QA, QA, or PENDING_PROD), e-mail is sent to various parties:

- When the Developer moves the code to PENDING_QA, an e-mail reflecting the status of the associated SCR is sent to the SCR submitter (Liaison, QA or Developer) and to the QA tester assigned to test the code.

- When the code is moved into QA, an e-mail is sent to the SCR submitter and the Developer who worked on the code.

- When QA moves the code to PENDING_PROD, an e-mail is sent to the SCR Submitter, Developer and the Librarian.

- Finally, when the Software Development Manager moves the code to PROD, e-mail is sent to the SCR Submitter, QA tester and the Developer.  This keeps all interested parties informed of SCR progress and the associated code.

# Code Management Software Used

Two areas of code currently require different software packages to control them:

| Alpha/VMS computer: | Uses the VMS code management software CMS |
| --- | --- |
| Windows PC based: | Uses Intersolv’s PVCS Version Manager |

Each area uses the promotion process mentioned earlier in the Responsibilities and Access section of this chapter.

As mentioned earlier, each area may have control of moving code into the QA and PROD environments.  This process may be centralized to one individual or spread among a team, particularly for steps four and six listed in the Responsibilities and Access section of this chapter.  Centralized control is a necessity when a build or install is required in each environment.  For the Alpha/VMS case, the DBA must build and install code for the TDMS application into the respective environment’s database before the code is executable.  On the Windows PC code, a central repository manager is needed for Visual C++ code to be compiled and linked to the LDAS II application.

# Guidelines for Development Documentation

To determine when  requirement documents and  design documents are necessary, development efforts are categorized as follows:

| Level III | Least effort |
| --- | --- |
| Level II | Medium effort |
| Level I | Full Force effort |

Several characteristics determine the level of development a task requires.  Determine which characteristic(s) you are most able to quantify in the table below:

| Characteristic | Description |
| --- | --- |
| Development Level | Level of development effort and functional documentation required. |
| Human Resources | Number of man hours required to develop project. |
| Users | Number of users communicating requirements |
| Phase Implementation | Number of development phases expected for delivery. |
| User Training | Number of hours required to train user(s). |
| Size | Significance of changes to software: databases, modules, files, screens, reports and tables. |
| Complexity | Impact of integration, interaction and security changes on other systems, databases and networks. |
| Technology Usage and Experience | Familiarity and usage of new software, hardware and network technology supplied. |
| Document(s) Required | Documents required to explain system requirements and design. Note that for Level III development, either a Development analysis Report (DAR) or Development Enhancement Report (DER) is created. The difference would be for ‘bugs’ a DAR is created and for enhancements a DER is created. |

Then, find the column for the characteristic(s) in the matrix on the next page.  Find your value first, followed by the document requirements.

# Development Matrix

|  | Human Resources | Users | Phase Implementation | User Training | Size | Complexity | Technology Usage & Experience |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Development Level |  |  |  |  | Components | Databases |  | Document(s) Required |
| III | <160 hours | 1 | 1 | <16 hours | <5 | 1db | Stand-alone, no external access; no security; single tier | ONE: (DER/DAR) Development Enhancement Report/Development Analysis Report |
| II | 160-320 hours | 2-3 | 2 | 16-32 hours | 5-20 | 2db | File sharing to another platform; common file access security; 2-tier | ONE: Combined requirements and design document |
| I | >320 hours | >3 | >2 | >32 hours | >20 | >2db | File access via client/server; security granted via specific user account; 3-tier | TWO: Requirements document and design document |

# Modification of Production Libraries Procedures

Programs are developed using NATURAL, COBOL, PL1, and SAS.

## Matching of Source and Executable Codes

It is the responsibility of the Technical Support staff to make sure that executable code of all software moved to production matches the QA tested version of the source code.  Before moving to production, version numbers and file descriptions are checked to insure a match between source and executable code.  Source and executable codes of all software, including modifications to current production software or newly developed software, are always moved simultaneously to the production environment.  Corresponding SCRs logged in the automated system are given a completion date and status when software is finally moved to production.

## Maintaining Production Libraries

The Software Development Manager  is responsible for the code libraries and for modifications and changes made to the libraries.  The accumulated code libraries form a historical file, in chronological order, of all modifications.  This provides a status of all modifications and the mean for baseline performance of the TDMS system.  The Software Development Manager is responsible for the movement of all production software from the development libraries to production environment.

## Documentation Development During the Life Cycle

Documents are prepared by the Technical writer throughout the development cycle.  The scope of the development determines the types of documentation that may be generated during the development and QA phases.

| Type of Document | Description |
| --- | --- |
| Submit Change Request: | User/Technical Support Staff completes this form for a Bug Fix, Enhancement, Suggestion, Maintenance, Database Change, or Documentation request. |
| Design Requirements | A list of functions for software development. |
| Project Management Plan | A time line of the development schedule and the assignment of work hours to definable work units. |
| System Functional Design | The assignment of functional requirements to program units. |
| Program Design Documents | A description of the relationships for an operation of code within a program unit. |
| Development Test Report (DTR) | A description of how the code was tested by the developer and the test results. |
| QA Test Plan (QATP) | A description of the test requirements and a methodology for testing plus a list of the test cases to be developed and the results of each test. |
| QA Test Procedures (QATPR) | A step by step description of an individual test case. |
| Maintenance Manual | A description of how each unit (module) of code is to be maintained. |
| Operator Manuals | A description of how the program is to be loaded into a computer and operated. |
| Training Plan | A plan and schedule for implementation of a system at labs throughout the US. |
| User Manuals | A step by step description of how use a system. |

Before accepting and moving the new software to production, the Software Development Manager will have the responsibility of insuring compliance with all the requirements set forth in this document.

Appendix

A

# TDMS Configuration Management Process

Appendix

B

# TDMS Software Change Request Form

Appendix

C

# TDMS Development Analysis Report (DAR) Form

ASI Development Analysis Report xx

| Section I: General Information |
| --- |
| date | date of DAR |
| SCR control number | SCR number |
| SCR title | SCR title |
| analyst(s) | name of developer |

| Section II: Review Signatures and Dates |
| --- |
| technical review | signature date |
| software systems manager | signature date |
| quality assurance manager | signature date |

### 1.0 Describe the Problem

Provide a technical description of the problem cause, based on your analysis.

### 2.0 Reproduce the Problem

Describe the steps and data required to reproduce the problem. If the SCR full describes how to reproduce the problem, enter the SCRs description here.

### 3.0 Scope of Problem

List the number of users, reports, queries, subsystems and databases changed and tested, as applicable.

### 4.0 Solution

Describe you solution.

### 5.0 Impact on Documents

List the requirements, design, and user documents that will reflect software changes.

# TDMS Development Enhancement Report (DER) Form

ASI Development Enhancement Report xx

| Section I: General Information |
| --- |
| date | date of DER |
| SCR control number | SCR number |
| SCR title | SCR title |
| analyst(s) | name of developer |

| Section II: Review Signatures and Dates |
| --- |
| technical qa review | signature date |
| software systems manager | signature date |
| quality assurance manager | signature date |

### 1.0 General Information

Briefly summarize the software to be developed, the environment in which the software will be implemented, and any applicable references.

### 2.0 Overview

You do not have to write anything after this section. This is an opening header.

### 2.1 Background

Present the purpose and scope of the software and any background information that would orient the reader.

### 2.2 Objectives

State the major performance objectives of the software, including examples. Identify anticipated operational changes that will affect the software and its use.

### 2.3 Existing Methods and Procedures

Describe the current methods and procedures that satisfy the existing objectives. Include organizational and personnel responsibilities; available and required equipment; volume and frequency of inputs and outputs and; deficiencies and limitations.

### 2.4 Proposed Methods and Procedures

Describe the proposed software and its capabilities. Identify techniques and procedures from other software that will be used or that will become part of the proposed software. Identify the requirements that will be satisfied by the proposed software.

### 2.5 Summary of Improvements

Itemize improvements to be obtained from the proposed software; such as new capabilities; upgraded existing capabilities; elimination of existing deficiencies; improved timelines; elimination of reduction of existing capabilities that are no longer needed.

### 2.6 Summary of Impacts

Summarize the anticipated impacts of the proposed software on equipment; software; organization; operation; and user support.

### 2.8 Alternative Proposals

If alternative software has been proposed to satisfy the requirements, describe each alternative. Compare and contrast the alternatives. Explain the selection reasoning.

# TDMS Development Test Plan (DTP) Form

ASI Development Test Plan 59

| Section I: General Information |
| --- |
| date | date of DTP |
| SCR control number | SCR number |
| SCR title | SCR title |
| analyst(s) | name of developer |
| task name | Module name |
| component | component name |

| Section II: Approval of Test Plan |
| --- |
| technical qa review | signature date |
| software systems manager | signature date |
| quality assurance manager | signature date |

| Section III: Approval to Release Module to Next Level of Test |
| --- |
| software systems manager | signature date |
| quality assurance manager | signature date |

### 1.0 System Changes

Identify and list the modules, files, directories, and (or) programs that caused the problem. Then list the modules, files, subsystems, directories and (or) programs affected by the solution.

### 2.0 Testing Summary

Summarize your testing strategy. Include the test objectives and steps taken in preparation for testing, if applicable.

### 3.0 Testing Environment

This is a section opening. You do not have to enter anything after this statement.

### 3.1 Hardware Required

List the hardware require to run and test the system.

### 3.2 Software Required

List the software require to run and test the system.

### 4.0 Test Checklist

Briefly describe the systems of software that must run when testing the exact area affected by the changed. List a short check list of steps (such as, entering min./max. values, initial values, keystrokes, reviewing logs, etc. ).

Executed by						Date

You do not have to write anything after this section. The person who executes this plan should sign and date this line.

### 5.0 Comments

Add any additional notes, comments, or observations that may help with future testing. Also add other comments about test execution or test data.

# TDMS QA Test Plan (QATP) Form

ASI Quality Assurance Test Plan For (Insert Project Name)

# General Information

| SCR Number: | Insert SCR number |
| --- | --- |
| Title: | Insert the Title of the Test Plan |
| Test Plan Author: | Insert Author's Name and Title |
| Location: | Insert Test Plan location |

# Revision History

| Version No. | Date and Time | Description |
| --- | --- | --- |
| Insert Version Number | Insert Date and Time | Give a brief description of the changes made. |

# Review & Approval

| ______________________________________________ | ______________________ |
| --- | --- |
| Software Development Manager | Date |
| ______________________________________________ | ______________________ |
| User Support Manager | Date |
| ______________________________________________ | ______________________ |
| Quality Assurance Manager | Date |
| ______________________________________________ | ______________________ |
| Database Administrator | Date |
| ______________________________________________ | ______________________ |
| Program Manager | Date |

# Purpose

State the purpose of the test plan.

# Overview

State what the systems being tested should support and/or accomplish.

# Testing Approach

Define the test environment.  State the method used and the type of testing accomplished.  Name any documents or materials needed to create test procedures.

# Testing Plan

Create a test schedule based on QA estimated effort.  Include estimates of support and critical need dates from other organizations.  Discuss any training the testers may need.

# Defect Reporting

Define the system that will be used to report software/hardware errors and how it will be used.

# Input State

Define the state teh softwrae should be in for QA to begin testing.  This should include the need for other modules, data and special test software.

# Output State

Define the criteria to be met for QA's release to the next stage.  This could be the number or priority of remaining errors, or other actions to be completed before moving to beta or release.

# Testing Summary

| Date | Number of Tests | Number of SCRs | Number of Showstoppers | Number of High | Number of Medium | Number of Low | Number of Enhancements |
| --- | --- | --- | --- | --- | --- | --- | --- |

# TDMS QA Test Procedures (QATPR) Form

ASI Quality Assurance Test Procedure For (Insert Project Name)

# General Information

| Test Plan Name: | Insert the Test Plan name |
| --- | --- |
| Title: | Insert the Title of the Test Procedures |
| Test Procedures Author: | Insert Author's Name and Title |
| Location: | Insert test plan location |

# Revision History

| Version No. | Date & Time | Description |
| --- | --- | --- |
| Insert Version Number | Insert date & time | Give a brief description of the changes made. |

# Review & Approval

| ______________________________________________ | ______________________ |
| --- | --- |
| Software Development Manager | Date |
| ______________________________________________ | ______________________ |
| User Support Manager | Date |
| ______________________________________________ | ______________________ |
| Quality Assurance Manager | Date |
| ______________________________________________ | ______________________ |
| Database Administrator | Date |

# Test Case Description

| Test Case Description | Provide an overall description of what the test document will accomplish. |
| --- | --- |
| Reference Manual: | Name of Reference Manual from which test cases are derived. |
| Scope of Testing: | List a brief synopsis of what each test case is to accomplish. |

| Test Case (Insert Test Case number) |
| --- |
| Insert a detailed description of the test case. |
| Describe the steps for the test case in the table below. An X next to each step indicates the step is complete. |
| Steps | Description |

END OF DOCUMENT

# Text boxes

4)QA

5) TESTING

7)PROD

1)CHECKOUT

3)PENDING_QA

2)CHECKIN

6)PENDING_PROD