Data Warehouse

Exhibit 300: Part I: Summary Information and Justification (All Capital Assets)

| Overview |
| --- |
| Date of Submission: |  |
| Agency: | Department of Education |
| Bureau: | Office of the Chief Information Officer |
| Name of this Capital Asset: | Data Warehouse |
| Unique Project (Investment) Identifier: (For IT investment only, see section 53. For all other, use agency ID system.) | 018-24-03-00-01-1020-00 |
| What kind of investment will this be in FY2008? (Please NOTE: Investments moving to O&M ONLY in FY2008, with Planning/Acquisition activities prior to FY2008 should not select O&M. These investments should indicate their current status.) | Mixed Life Cycle |
| What was the first budget year this investment was submitted to OMB? | FY2005 |
| Provide a brief summary and justification for this investment, including a brief description of how this closes in part or in whole an identified agency performance gap: |
| The "EDFacts" data warehouse capability enables customers to link information from the supplying systems to perform analysis that would otherwise be too difficult to perform from the supplying system information in isolation. The data warehouse provides a common enabling service that may be leveraged for providing central reporting for existing and future systems. |
| Did the Agency's Executive/Investment Committee approve this request? | Yes |
| a. If "yes," what was the date of this approval? |  |
| Did the Project Manager review this Exhibit? | Yes |
| Has the agency developed and/or promoted cost effective, energy efficient and environmentally sustainable techniques or practices for this project. | No |
| a. Will this investment include electronic assets (including computers)? | Yes |
| b. Is this investment for new construction or major retrofit of a Federal building or facility? (answer applicable to non-IT assets only) | No |
| 1. If "yes," is an ESPC or UESC being used to help fund this investment? |  |
| 2. If "yes," will this investment meet sustainable design principles? |  |
| 3. If "yes," is it designed to be 30% more energy efficient than relevant code? |  |
| Does this investment support one of the PMA initiatives? | Yes |
| If "yes," check all that apply: | Budget Performance Integration, Eliminating Improper Payments, Financial Performance |
| a. Briefly describe how this asset directly supports the identified initiative(s)? |  |
| Does this investment support a program assessed using the Program Assessment Rating Tool (PART)? (For more information about the PART, visit www.whitehouse.gov/omb/part.) | No |
| a. If "yes," does this investment address a weakness found during the PART review? |  |
| b. If "yes," what is the name of the PART program assessed by OMB's Program Assessment Rating Tool? |  |
| c. If "yes," what PART rating did it receive? |  |
| Is this investment for information technology? | Yes |
| If the answer to Question: "Is this investment for information technology?" was "Yes," complete this sub-section. If the answer is "No," do not answer this sub-section. |
| For information technology investments only: |
| What is the level of the IT Project? (per CIO Council PM Guidance) | Level 2 |
| What project management qualifications does the Project Manager have? (per CIO Council PM Guidance): | (1) Project manager has been validated as qualified for this investment |
| Is this investment identified as "high risk" on the Q4 - FY 2006 agency high risk report (per OMB's "high risk" memo)? | No |
| Is this a financial management system? | No |
| a. If "yes," does this investment address a FFMIA compliance area? |  |
| 1. If "yes," which compliance area: |  |
| 2. If "no," what does it address? |  |
| b. If "yes," please identify the system name(s) and system acronym(s) as reported in the most recent financial systems inventory update required by Circular A-11 section 52 |
| What is the percentage breakout for the total FY2008 funding request for the following? (This should total 100%) |
| Hardware | 0 |
| Software | 10.750000 |
| Services | 89.250000 |
| Other | 0 |
| If this project produces information dissemination products for the public, are these products published to the Internet in conformance with OMB Memorandum 05-04 and included in your agency inventory, schedules and priorities? | N/A |
| Are the records produced by this investment appropriately scheduled with the National Archives and Records Administration's approval? | No |

| Summary of Funding |
| --- |
| Provide the total estimated life-cycle cost for this investment by completing the following table. All amounts represent budget authority in millions, and are rounded to three decimal places. Federal personnel costs should be included only in the row designated "Government FTE Cost," and should be excluded from the amounts shown for "Planning," "Full Acquisition," and "Operation/Maintenance." The total estimated annual cost of the investment is the sum of costs for "Planning," "Full Acquisition," and "Operation/Maintenance." For Federal buildings and facilities, life-cycle costs should include long term energy, environmental, decommissioning, and/or restoration costs. The costs associated with the entire life-cycle of the investment should be included in this report. |
| Table 1: SUMMARY OF SPENDING FOR PROJECT PHASES (REPORTED IN MILLIONS) (Estimates for BY+1 and beyond are for planning purposes only and do not represent budget decisions) |  |

|  | PY - 1 and Earlier | PY 2006 | CY 2007 | BY 2008 | BY + 1 2009 | BY + 2 2010 | BY + 3 2011 | BY + 4 and Beyond | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning |
| Budgetary Resources | 4.361 | 2 | 0 | 0 |  |  |  |  |  |
| Acquisition |
| Budgetary Resources | 0 | 0 | 0.75 | 0.75 |  |  |  |  |  |
| Subtotal Planning & Acquisition |
| Budgetary Resources | 4.361 | 2 | 0.75 | 0.75 |  |  |  |  |  |
| Operations & Maintenance |
| Budgetary Resources | 0 | 0 | 1.25 | 1.25 |  |  |  |  |  |
| TOTAL |
| Budgetary Resources | 4.361 | 2 | 2 | 2 |  |  |  |  |  |
| Government FTE Costs |
| Budgetary Resources | 0.102 | 0.1395 | 0.1721 | 0.1674 |  |  |  |  |  |
| Number of FTE represented by Costs: | 0 | 1.5 | 1.5 | 1.5 |  |  |  |  |  |

| Note: For the cross-agency investments, this table should include all funding (both managing partner and partner agencies). Government FTE Costs should not be included as part of the TOTAL represented. |
| --- |
| Will this project require the agency to hire additional FTE's? | No |
| a. If "yes," How many and in what year? |  |
| If the summary of spending has changed from the FY2007 President's budget request, briefly explain those changes: |

| Performance Information |
| --- |
| In order to successfully address this area of the exhibit 300, performance goals must be provided for the agency and be linked to the annual performance plan. The investment must discuss the agency's mission and strategic goals, and performance measures must be provided. These goals need to map to the gap in the agency's strategic goals and objectives this investment is designed to fill. They are the internal and external performance benefits this investment is expected to deliver to the agency (e.g., improve efficiency by 60 percent, increase citizen participation by 300 percent a year to achieve an overall citizen participation rate of 75 percent by FY 2xxx, etc.). The goals must be clearly measurable investment outcomes, and if applicable, investment outputs. They do not include the completion date of the module, milestones, or investment, or general goals, such as, significant, better, improved that do not have a quantitative or qualitative measure. |
| Agencies must use Table 1 below for reporting performance goals and measures for all non-IT investments and for existing IT investments that were initiated prior to FY 2005. The table can be extended to include measures for years beyond FY 2006. |
| Performance Information Table 1: |  |

| Fiscal Year | Strategic Goal(s) Supported | Performance Measure | Actual/baseline (from Previous Year) | Planned Performance Metric (Target) | Performance Metric Results (Actual) |
| --- | --- | --- | --- | --- | --- |
| 2005 | Per discussion with OMB, this data is contained in Table 2. | N/A | N/A | N/A | N/A |

| All new IT investments initiated for FY 2005 and beyond must use Table 2 and are required to use the Federal Enterprise Architecture (FEA) Performance Reference Model (PRM). Please use Table 2 and the PRM to identify the performance information pertaining to this major IT investment. Map all Measurement Indicators to the corresponding "Measurement Area" and "Measurement Grouping" identified in the PRM. There should be at least one Measurement Indicator for at least four different Measurement Areas (for each fiscal year). The PRM is available at www.egov.gov. |
| --- |
| Performance Information Table 2: |  |

| Fiscal Year | Measurement Area | Measurement Category | Measurement Grouping | Measurement Indicator | Baseline | Planned Improvement to the Baseline | Actual Results |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2006 | Customer Results | Customer Benefit | Customer Impact or Burden | One measurable indicator of improved Grants Management is the reduction in grants funds returned to the Treasury because states have not obligated the funds within the required timeframes. Unit of Measurement dollars returned to Treasury. | 166,000,000 | 160,000,000 | Expectation is to see impact on actuals starting 10/06. Dependent upon funds being returned to Treasury at end of this fiscal year. |
| 2006 | Mission and Business Results | Education | Elementary, Secondary, and Vocational Education | New capabilities launched deliver demonstrable improvements in grants fund usage and compliance. Unit of measurement equals number of capabililties in place. | 1 | 4 | 4 new capabilities in place (Grants Monitoring Reports, Grants Risk Monitoring Reports, EDEN Profile Reports, and ad hoc Grants Reports). This measure was discontinued for future years. |
| 2006 | Processes and Activities | Management and Innovation | Knowledge Management | Number of Program Offices that have benefited from improved knowledge management in the grants and evaluation areas. Unit of Measurement is number of Program Offices. | 1 | 3 | Expectation is to see impact on actuals starting 07/06. Contract has been issued to perform the work. |
| 2006 | Technology | Efficiency | Interoperability | Interoperability measurement. Unit of measurement is the number of new applications. Number of new capabilities that share common data definitions, data repository (data warehouse) and end user data access and analysis tools | 1 | 4 | 4 new applications share data and service components. The Data Warehouse contains EDEN Submission data, GAPS data, CSPR data, and EDEN profile data. EDW realized cost savings of over $600K as a result of merging EDEN reporting with the EDW. |
| 2007 | Customer Results | Customer Benefit | Customer Impact or Burden | One measurable indicator of improved Grants Management is the reduction in grants funds returned to the Treasury because states have not obligated the funds within the required timeframes. Unit of Measurement dollars returned to Treasury. | 166,000,000 | 150,000,000 |  |
| 2007 | Mission and Business Results | Education | Elementary, Secondary, and Vocational Education | Reducing the number of grantees with high enterprise risk management ratings. Unit of measuremen is the percentage of formula grant funds awarded to grantees with high ratings. | 33.4% | 32% |  |
| 2007 | Processes and Activities | Management and Innovation | Knowledge Management | Number of Program Offices that have benefited from improved knowledge management in the grants and evaluation areas. Unit of Measurement is number of Program Offices. | 1 | 5 |  |
| 2007 | Technology | Efficiency | Interoperability | Interoperability measurement. Unit of measurement is the number of new applications. Number of new capabilities that share common data definitions, data repository (data warehouse) and end user data access and analysis tools | 1 | 8 |  |
| 2008 | Customer Results | Customer Benefit | Customer Impact or Burden | One measurable indicator of improved Grants Management is the reduction in grants funds returned to the Treasury because states have not obligated the funds within the required timeframes. Unit of Measurement dollars returned to Treasury. | 166,000,000 | 140,000,000 |  |
| 2008 | Mission and Business Results | Education | Elementary, Secondary, and Vocational Education | Reducing the number of grantees with high enterprise risk management ratings. Unit of measuremen is the percentage of formula grant funds awarded to grantees with high ratings. | 33.4% | 30% |  |
| 2008 | Processes and Activities | Management and Innovation | Knowledge Management | Number of Program Offices that have benefited from improved knowledge management in the grants and evaluation areas. Unit of Measurement is number of Program Offices. | 1 | 10 |  |
| 2008 | Technology | Efficiency | Interoperability | Interoperability measurement. Unit of measurement is the number of new applications. Number of new capabilities that share common data definitions, data repository (data warehouse) and end user data access and analysis tools | 1 | 12 |  |

| Enterprise Architecture (EA) |
| --- |
| In order to successfully address this area of the business case and capital asset plan you must ensure the investment is included in the agency's EA and Capital Planning and Investment Control (CPIC) process, and is mapped to and supports the FEA. You must also ensure the business case demonstrates the relationship between the investment and the business, performance, data, services, application, and technology layers of the agency's EA. |
| 1. Is this investment included in your agency's target enterprise architecture? | Yes |
| a. If "no," please explain why? |
| 2. Is this investment included in the agency's EA Transition Strategy? | Yes |
| a. If "yes," provide the investment name as identified in the Transition Strategy provided in the agency's most recent annual EA Assessment. | Data Warehouse |
| b. If "no," please explain why? |
| 3. Service Reference Model (SRM) Table: Identify the service components funded by this major IT investment (e.g., knowledge management, content management, customer relationship management, etc.). Provide this information in the format of the following table. For detailed guidance regarding components, please refer to http://www.whitehouse.gov/omb/egov/. |  |

| Agency Component Name | Agency Component Description | Service Domain | FEA SRM Service Type | FEA SRM Component | FEA Service Component Reused Name | FEA Service Component Reused UPI | Internal or External Reuse? | BY Funding Percentage |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EDNet Services | Information Technology Infrastructure Services provided by the DoED EDNet Investment. | Back Office Services | Asset / Materials Management | Computers / Automation Management | Computers / Automation Management | 018-24-02-00-01-1020-00 | Internal | 0 |
| Incorporate Additional Data Sets | DME services to incorporate additional departmental databases into the Data Warehouse, thereby increasing access to and visibility of departmental data. | Back Office Services | Data Management | Data Mart |  |  | No Reuse | 5 |
| System Management | O&M services for the data warehouse Cognos application | Back Office Services | Data Management | Data Mart |  |  | No Reuse | 5 |
| System Management | O&M services for the data warehouse Cognos application | Back Office Services | Data Management | Data Warehouse |  |  | No Reuse | 9 |
| Incorporate Additional Data Sets | DME services to incorporate additional departmental databases into the Data Warehouse, thereby increasing access to and visibility of departmental data. | Back Office Services | Data Management | Extraction and Transformation |  |  | No Reuse | 4 |
| System Management | O&M services for the data warehouse Cognos application | Back Office Services | Data Management | Extraction and Transformation |  |  | No Reuse | 4 |
| Incorporate Additional Data Sets | DME services to incorporate additional departmental databases into the Data Warehouse, thereby increasing access to and visibility of departmental data. | Back Office Services | Data Management | Loading and Archiving |  |  | No Reuse | 2 |
| System Management | O&M services for the data warehouse Cognos application | Back Office Services | Data Management | Loading and Archiving |  |  | No Reuse | 3 |
| eMonitoring Support | O&M services for the eMonitoring ColdFusion application | Back Office Services | Data Management | Meta Data Management |  |  | No Reuse | 4 |
| System Management | O&M services for the data warehouse Cognos application | Back Office Services | Data Management | Meta Data Management |  |  | No Reuse | 3 |
| EDNet Services | Information Technology Infrstructure Services provided by teh DoED EDNet Investment. | Back Office Services | Development and Integration | Instrumentation and Testing | Instrumentation and Testing | 018-24-02-00-01-1020-00 | Internal | 0 |
| eMonitoring Support | O&M services for the eMonitoring ColdFusion application | Back Office Services | Development and Integration | Software Development |  |  | No Reuse | 11 |
| Incorporate Additional Data Sets | DME services to incorporate additional departmental databases into the Data Warehouse, thereby increasing access to and visibility of departmental data. | Business Analytical Services | Knowledge Discovery | Modeling |  |  | No Reuse | 2 |
| Incorporate Additional Data Sets | DME services to incorporate additional departmental databases into the Data Warehouse, thereby increasing access to and visibility of departmental data. | Business Analytical Services | Reporting | Ad Hoc |  |  | No Reuse | 2 |
| Incorporate Additional Data Sets | DME services to incorporate additional departmental databases into the Data Warehouse, thereby increasing access to and visibility of departmental data. | Business Analytical Services | Reporting | OLAP |  |  | No Reuse | 5 |
| Enhanced Reporting on Existing Data Sets | DME services to develop new reports or enhance existing reports on preexisting data sets within the Data Warehouse. | Business Analytical Services | Reporting | Standardized / Canned |  |  | No Reuse | 5 |
| System Management | O&M services for the data warehouse Cognos application | Business Management Services | Management of Processes | Change Management |  |  | No Reuse | 2 |
| System Management | O&M services for the data warehouse Cognos application | Business Management Services | Management of Processes | Configuration Management |  |  | No Reuse | 2 |
| Program Planning and Support | O&M program oversight and planning services associated with the data warehouse and eMonitoring applications | Business Management Services | Management of Processes | Program / Project Management |  |  | No Reuse | 8 |
| Program Planning and Support | O&M program oversight and planning services associated with the data warehouse and eMonitoring applications | Business Management Services | Management of Processes | Quality Management |  |  | No Reuse | 6 |
| Program Planning and Support | O&M program oversight and planning services associated with the data warehouse and eMonitoring applications | Business Management Services | Management of Processes | Requirements Management |  |  | No Reuse | 4 |
| Program Planning and Support | O&M program oversight and planning services associated with the data warehouse and eMonitoring applications | Business Management Services | Management of Processes | Risk Management |  |  | No Reuse | 2 |
| EDNet Services | Information Technology Infrastructure Services provided by teh DoED EDNet Investment. | Business Management Services | Organizational Management | Network Management | Network Management | 018-24-02-00-01-1020-00 | Internal | 0 |
| EDNet Services | Information Technology Infrastructure Services provided by teh DoED EDNet Investment. | Support Services | Collaboration | Email | Email | 018-24-02-00-01-1020-00 | Internal | 0 |
| EDNet Services | Information Technology Infrastructure Services provided by teh DoED EDNet Investment. | Support Services | Security Management | Access Control | Access Control | 018-24-02-00-01-1020-00 | Internal | 0 |
| DW Security | O&M security services that cover the current production environment, features, and functionality. | Support Services | Security Management | Certification and Accreditation |  |  | No Reuse | 2 |
| EDNet Services | Information Technology Infrastructure Services provided by teh DoED EDNet Investment. | Support Services | Security Management | Cryptography | Cryptography | 018-24-02-00-01-1020-00 | Internal | 0 |
| EDNet Services | Information Technology Infrastructure Services provided by teh DoED EDNet Investment. | Support Services | Security Management | Identification and Authentication | Identification and Authentication | 018-24-02-00-01-1020-00 | Internal | 0 |
| EDNet Services | Information Technology Infrastructure Services provided by teh DoED EDNet Investment. | Support Services | Security Management | Intrusion Detection | Intrusion Detection | 018-24-02-00-01-1020-00 | Internal | 0 |
| Software Licenses | DME software license management services that support the purchase, upgrade, and tracking of legal usage contracts for data warehouse software and applications | Support Services | Systems Management | License Management |  |  | No Reuse | 10 |
| EDNet Services | Information Technology Infrastructure Services provided by teh DoED EDNet Investment. | Support Services | Systems Management | License Management | License Management | 018-24-02-00-01-1020-00 | Internal | 0 |

| Use existing SRM Components or identify as "NEW". A "NEW" component is one not already identified as a service component in the FEA SRM. |
| --- |
| A reused component is one being funded by another investment, but being used by this investment. Rather than answer yes or no, identify the reused service component funded by the other investment and identify the other investment using the Unique Project Identifier (UPI) code from the OMB Ex 300 or Ex 53 submission. |
| 'Internal' reuse is within an agency. For example, one agency within a department is reusing a service component provided by another agency within the same department. 'External' reuse is one agency within a department reusing a service component provided by another agency in another department. A good example of this is an E-Gov initiative service being reused by multiple organizations across the federal government. |
| Please provide the percentage of the BY requested funding amount used for each service component listed in the table. If external, provide the funding level transferred to another agency to pay for the service. |
| 4. Technical Reference Model (TRM) Table: To demonstrate how this major IT investment aligns with the FEA Technical Reference Model (TRM), please list the Service Areas, Categories, Standards, and Service Specifications supporting this IT investment. |  |

| FEA SRM Component | FEA TRM Service Area | FEA TRM Service Category | FEA TRM Service Standard | Service Specification (i.e. vendor or product name) |
| --- | --- | --- | --- | --- |
| Data Mart | Component Framework | Business Logic | Platform Independent | Cognos ReportNet, IBM DataStage - C,C++; Cognos ReportNet - JavaScript |
| Extraction and Transformation | Component Framework | Data Interchange | Data Exchange | IBM DataStage - XML |
| Data Warehouse | Component Framework | Data Management | Database Connectivity | Oracle - JDBC,ODBC; DataDirect - ODBC |
| Ad Hoc | Component Framework | Data Management | Reporting and Analysis | Cognos Report Net; Cognos Power Play - OLAP |
| Standardized / Canned | Component Framework | Data Management | Reporting and Analysis | Cognos Report Net; Cognos Power Play - OLAP |
| OLAP | Component Framework | Data Management | Reporting and Analysis | Cognos Report Net; Cognos Power Play - OLAP |
| Data Mart | Component Framework | Presentation / Interface | Content Rendering | Cognos Report Net; Cognos Power Play - Cascading Style Sheets (CSS) |
| Data Mart | Component Framework | Presentation / Interface | Dynamic Server-Side Display | Cognos Report Net; Cognos Power Play - CGI/ISAPI |
| Data Mart | Component Framework | Presentation / Interface | Static Display | Cognos Report Net; Cognos Power Play - HTML |
| Cryptography | Component Framework | Security | Certificates / Digital Signatures | Verisign Secure Socket Layer (SSL) |
| Network Management | Service Access and Delivery | Service Requirements | Hosting | Provided by EDNet |
| Network Management | Service Access and Delivery | Service Transport | Service Transport | Provided by EDNet |
| Network Management | Service Access and Delivery | Service Transport | Supporting Network Services | Provided by EDNet |
| Extraction and Transformation | Service Interface and Integration | Integration | Middleware | IBM DataStage |
| Extraction and Transformation | Service Interface and Integration | Interface | Service Description / Interface | API |
| Data Mart | Service Interface and Integration | Interoperability | Data Format / Classification | Cognos ReportNet - XML |
| Data Mart | Service Interface and Integration | Interoperability | Data Transformation | Cognos ReportNet - XSLT |
| Data Mart | Service Interface and Integration | Interoperability | Data Types / Validation | Cognos ReportNet - XML Schema, DTD; IBM DataStage - XML Schema |
| Data Warehouse | Service Platform and Infrastructure | Database / Storage | Database | Oracle |
| Data Warehouse | Service Platform and Infrastructure | Database / Storage | Storage | IBM DS8100 SAN |
| Data Warehouse | Service Platform and Infrastructure | Delivery Servers | Application Servers | IBM P520 / Cognos ReportNet |
| Data Warehouse | Service Platform and Infrastructure | Delivery Servers | Web Servers | IBM P520 / Cognos ReportNet Gateway / IBM HTTP Web Server |
| Network Management | Service Platform and Infrastructure | Hardware / Infrastructure | Network Devices / Standards | Provided by EDNet |
| Data Warehouse | Service Platform and Infrastructure | Hardware / Infrastructure | Servers / Computers | IBM P520, IBM P570, IBM DS8100 SAN |
| Data Warehouse | Service Platform and Infrastructure | Software Engineering | Integrated Development Environment | Cognos ReportNet; IBM DataStage Administrator; Oracle Enterprise Manager |
| Modeling | Service Platform and Infrastructure | Software Engineering | Modeling | ERWin provided by EDNet |
| Configuration Management | Service Platform and Infrastructure | Software Engineering | Software Configuration Management | Microsoft SharePoint, SeaPine TestTrack |
| Instrumentation and Testing | Service Platform and Infrastructure | Software Engineering | Test Management | Mercury Loadrunner provided by EDNet; JAWS provided by EDNet |
| Data Warehouse | Service Platform and Infrastructure | Software Engineering | Test Management | SeaPine TestTrack |
| Data Warehouse | Service Platform and Infrastructure | Support Platforms | Platform Dependent | IBM AIX |

| Service Components identified in the previous question should be entered in this column. Please enter multiple rows for FEA SRM Components supported by multiple TRM Service Specifications |
| --- |
| In the Service Specification field, Agencies should provide information on the specified technical standard or vendor product mapped to the FEA TRM Service Standard, including model or version numbers, as appropriate. |
| 5. Will the application leverage existing components and/or applications across the Government (i.e., FirstGov, Pay.Gov, etc)? | No |
| a. If "yes," please describe. |
| 6. Does this investment provide the public with access to a government automated information system? | No |
| a. If "yes," does customer access require specific software (e.g., a specific web browser version)? |  |
| 1. If "yes," provide the specific product name(s) and version number(s) of the required software and the date when the public will be able to access this investment by any software (i.e. to ensure equitable and timely access of government information and services). |  |

Exhibit 300: Part II: Planning, Acquisition and Performance Information

| Alternatives Analysis |
| --- |
| Part II should be completed only for investments identified as "Planning" or "Full Acquisition," or "Mixed Life-Cycle" investments in response to Question 6 in Part I, Section A above. |
| In selecting the best capital asset, you should identify and consider at least three viable alternatives, in addition to the current baseline, i.e., the status quo. Use OMB Circular A- 94 for all investments, and the Clinger Cohen Act of 1996 for IT investments, to determine the criteria you should use in your Benefit/Cost Analysis. |
| 1. Did you conduct an alternatives analysis for this project? | Yes |
| a. If "yes," provide the date the analysis was completed? | 7/31/2006 |
| b. If "no," what is the anticipated date this analysis will be completed? |  |
| c. If no analysis is planned, please briefly explain why: |
| 2. Alternative Analysis Results: Use the results of your alternatives analysis to complete the following table: |  |

| Send to OMB | Alternative Analyzed | Description of Alternative | Risk Adjusted Lifecycle Costs estimate | Risk Adjusted Lifecycle Benefits estimate |
| --- | --- | --- | --- | --- |
| True | Alternative 1: Perform Evaluation and Grant Studies | Department continues to conduct single point studies for evaluation and grants activities. Individual grants and evaluation studies are awarded to contractors. Estimate twelve evaluation studies per year at an estimated cost of $200K per study. Estimate ten high-risk grants studies per year at an estimated cost of $100K per study. Estimate forty medium to low risk grants studies per year at an estimated cost of $50K per study. |  |  |
| True | Alternative 2: Develop Enterprise Data Warehouse | Acquire hardware and software for data warehouse solution. Design and develop data warehouse solution with Extract Transform and Load, Database, and Business Intelligence components. Develop the initial data marts (grants and evaluation). Expand existing data sets and enhance existing reports. Develop new data sets and develop new reports. This alternative also provides funding for enhanced reporting each year and for Program Support and Planning. |  |  |
| True | Alternative 3: Develop Program Office databases | Program offices develop independent databases using existing office automation technologies and data from transactional and survey sources. Estimate that each new database costs $250K to develop. Estimate that each new database costs $50K to maintain and an additional $50K to manage and synchronize with other databases annually. Estimate that 20 additional databases are developed in 2006, 10 additional databases are developed in 2007, and 10 additional databases are developed in 2008. |  |  |
| True | Alternative 4: Status Quo | Current version of Data Warehouse continues to be used and maintained but no new data bases or reporting types are added. |  |  |

3. Which alternative was selected by the Agency's Executive/Investment Committee and why was it chosen?

Alternative 2 - Develop Enterprise data warehouse was chosen. This provided needed functionality to grants managers and evaluation/ policy analysts without incurring the much higher costs that continued manual and "siloed" systems and contracts would have otherwise entailed.

4. What specific qualitative benefits will be realized?

More complete access to grants information enables Grants Managers to improve the frequency and quality of their interactions with grantees, thereby improving the mission results of grants funding provided. This same information helps risk managers insure that grant funds are being deployed correctly and are not misused. Reporting capabilities provided to evaluation and policy analysts obviates the need for additional spending to provide customized reporting. In addition, this investment reduced Department-wide spending by sharing equipment and software licenses across multiple areas.

| Risk Management |
| --- |
| You should have performed a risk assessment during the early planning and initial concept phase of this investment's life-cycle, developed a risk-adjusted life-cycle cost estimate and a plan to eliminate, mitigate or manage risk, and be actively managing risk throughout the investment's life-cycle. |
| 1. Does the investment have a Risk Management Plan? | Yes |
| a. If "yes," what is the date of the plan? |  |
| b. Has the Risk Management Plan been significantly changed since last year's submission to OMB? | Yes |
| c. If "yes," describe any significant changes: |
| The plan has been updated during the current Select phase to reflect the fact that major initial developments have been completed and that this investment has moved from the planning stage to the "Mixed Life Cycle" category |
| 2. If there currently is no plan, will a plan be developed? |  |
| a. If "yes," what is the planned completion date? |  |
| b. If "no," what is the strategy for managing the risks? |
| 3. Briefly describe how investment risks are reflected in the life cycle cost estimate and investment schedule: |
| The government maintains an IV&V contract as part of this investment to insure that any new enhancement work is completed on time and within budge. Tasks to be performed are issued on a fixed price basis to protect to government from cost overruns. Ongoing operations and maintenance costs are managed against an agreed upon price schedule for selected services (e.g., help desk, new release testing, new user sign on authorizations, daily production control functions. In addition, much of the day to day computer operational support is provided by the Department's shared infrastructure (EDNet)). |

| Cost and Schedule Performance |
| --- |
| 1. Does the earned value management system meet the criteria in ANSI/EIA Standard-748? | No |
| 2. Answer the following questions about current cumulative cost and schedule performance. The numbers reported below should reflect current actual information. (Per OMB requirements Cost/Schedule Performance information should include both Government and Contractor Costs): |
| a. What is the Planned Value (PV)? | 4393.540000 |
| b. What is the Earned Value (EV)? | 3907.000000 |
| c. What is the actual cost of work performed (AC)? | 3469.349000 |
| d. What costs are included in the reported Cost/Schedule Performance information (Government Only/Contractor Only/Both)? | Contractor and Government |
| e. "As of" date: | 12/31/2006 |
| 3. What is the calculated Schedule Performance Index (SPI= EV/PV)? | 0.623000 |
| 4. What is the schedule variance (SV = EV-PV)? | -2380.851000 |
| 5. What is the calculated Cost Performance Index (CPI = EV/AC)? | 1.133000 |
| 6. What is the cost variance (CV=EV-AC)? | 462.641000 |
| 7. Is the CV% or SV% greater than +/- 10%? (CV%= CV/EV x 100; SV%= SV/PV x 100) | Yes |
| a. If "yes," was it the? | SV |
| b. If "yes," explain the variance: |
| 06/30/06 Control Review/Monthly Update: Please refer to the 5/31/06 note, below on variances. As of the date of the control review, all work has been invoiced and paid except for the performance incentive. The costs for the incentive are spread across tasks 1 - 5 in the work breakdown structure. 5/31/06 Monthly Update: The initial Data Warehouse capability was implemented into production in early May, approximately two months ahead of plan. Cost variance is due to all work not yet being invoiced by the contractor under the firm-fixed price contract. Schedule variance and cost variance are also affected by Task 1, which has changed in cost, scope, and schedule (a baseline change request is needed and will be submitted). The scope of Task 1 was reduced, with needed functionality performed by the EDW in Task 2. The schedule for Task 1 has been extended to provide needed enhancements to eMonitoring and to provide funding for O&M and to add additional users to the application. In the BCR, BCWP for Task 1 will be reduced from $800 to $425, and the scheduled end date changed from 3/31/06 to 9/30/06. |
| c. If "yes," what corrective actions are being taken? |
| No corrective actions necessary. Implementation phase is complete, ahead of schedule, on cost. Currently in O&M and planning enhancements. |
| 8. Have any significant changes been made to the baseline during the past fiscal year? | No |
| 8. If "yes," when was it approved by OMB? | No |