# Fermilab Accelerator Advisory Committee

# Report of the Meeting of February 4-6 2002

Committee:  V. Balakin BINP, J.P. Delahaye CERN, N. Holtkamp ORNL, J.P. Koutchouk CERN, Joseph Rogers Cornell, Thomas Roser BNL, Lucio Rossi CERN, Ronald Ruth SLAC, Ferdinand Willeke DESY, Jonathan Wurtele LBL

Apologies: T. Shintake KEK

Observer: P. Debenham DOE

## Introductory Remark

The Committee enjoyed the interesting and well-prepared meeting with excellent presentations and open discussions during the plenary and breakout sessions.  We would like to thank the Fermilab staff for good co-operation.

General Comments

Since the last AAC meeting, tremendous progress has been made with the TEVATRON. The peak Luminosity has surpassed the Run I luminosity.  The integrated luminosity per week delivered to each of the experiments amounts to a respectable 4-6 pb-1.  The usable antiproton production has been improved by implementing the dual lattice in the accumulator ring and by the upgrade of the cooling system. The recycler-ring has developed beyond the experimental stage. Although, a lot of improvement still remains to be achieved, there are now concrete plans to integrate the recycler-ring in the antiproton production chain.

The committee congratulates the laboratory on this good progress.  It is aware, that this is the result of hard work and dedicated commitment of the entire staff. The committee is pleased to see that the focusing of the whole laboratory on the TEVATRON turns out to be fruitful.  The committee would like to encourage the laboratory to pursue this course.

Response to the Charge

Assessment of potential impediments to achievement of the luminosity goals established for FY2003, namely a peak luminosity by the end of September 2003 of 5-8(1031 cm-2sec-1 in the Tevatron, and an integrated luminosity of 220-320 pb-1.

The luminosity goals for the operation in fiscal year 2003 (FY03) ask for an increase of the present peak value of L = 3.7 x 1031 cm-2sec-1 by a factor of 1.6.  The integrated luminosity of   ∫Ldt = 320pb-1 can be reached if the present weekly luminosity production rate can be increased by a factor of 1.5.

In order to achieve these goals, a continuous effort will be necessary to keep the accelerator complex going with high efficiency. This is not an easy task, even without any improvements.  The committee is particularly concerned about the situation with spares for critical accelerator components. At present, downtimes of up to 3 month or even more may become necessary in case of a fatal failure of one of the critical components. The committee considers this a high-risk situation, which threatens to jeopardize the luminosity program on the short and long term run.

The increase in luminosity is based on a moderate increase of the antiproton production rate and of the proton intensity per bunch. The improvements to achieve this and which should allow to surpass the base line goal of an integrated luminosity of ∫Ldt = 250 pb-1 in FY03 have already been implemented in the shutdown in January. The major improvement was to remove an aperture limitation by a no longer needed septum magnet. This will allow for an increase in the beam separation in the TEVATRON.  As a consequence more intense proton bunches in the TEVATRON will be possible without impact on the lifetime of antiprotons.

Further improvements such as improvement of the debuncher longitudinal cooling system are well underway.

The committee is confident that these improvements will become effective very soon. The committee does not see a specific major obstacle, which would prevent achieving the FY03 performance goals. However the progress of improvement of slowed down by missing and inappropriate diagnostics.

Evaluation of the overall strategic approach to achieving the peak luminosity goal of 8(1031 cm-2sec-1 in the Tevatron by the end of September 2003.

A very detailed and prioritized plan for progress with the TEVATRON luminosity has been presented to the committee. The committee acknowledges that the elements in this plan are related in a complex and complicated way.

At this point the committee has the impression that the priorities on the various improvement projects are set from the viewpoint of each accelerator.

In order to assure optimum planning, the committee encourages the beams division to continuously develop this plan. It encourages to carefully integrating the plan across the complex to identify true bottlenecks.

The committee hopes that in this way the resources can be assigned even more optimally in the case of conflicts or shortfalls of single steps in the improvement program given shortage of resources.

Evaluation of the key underlying accelerator physics issues and the adequacy of the FY2003 plan in addressing these issues.

The committee believes that the major accelerator physics issues within the accelerator complex have been identified and investigated in a very professional way.  In general, the planned improvements address these issues adequately.

The committee would like to see however an even stronger focus on the issues pertaining to the TEVATRON. The fraction of produced antiprotons, which are used in collisions, is only about 16%, which leaves quite some room for improvement.

In order to increase the focus on this fundamental issue, the committee proposes that the laboratory develop a figure of merit which reflects this efficiency and which allows to monitor the progress in making better use of the antiprotons.

Suggestions for overcoming any identified impediments to FY2003 goals.

While the committee believes that the goals of the FY03 running can be achieved and that there are no major impediments, it would like nevertheless to offer a number of comments about actions to be taken to assure steady progress.

The committee is aware that progress is the result of a delicate balance between steady and continuous running and dedicated studies. In the spirit of the balance, the committee proposes to consider to develop, to test and to apply improved measurement tools for the verification of the beam optics. Plans should be made for adequate realignment of the TEVATRON. It is believed that beam based alignment techniques could be of significant help. Measurement of the optical mismatch at injection is considered a promising means for improving performance. The compensation of the coupling between horizontal and vertical betatron oscillations in the TEVATRON during acceleration should be given high priority because it is expected to be the key to a number of performance improvements which should lead to higher intensities in collisions. Considering the long operation period, which lays ahead of the TEVATRON, it appears to be beneficial to realign the accelerator rather sooner if the team can convince itself that this would improve the high luminosity operation. An important example of inadequate diagnostics is also the unreliable emittance measurement in the TEVATRON and in the Main Injector. As mentioned in previous reports, a well functioning beam position measurement in every accelerator constitutes the basic beam diagnostics and is absolutely mandatory for making further progress. These issues should be resolved on a short time scale.

Is the strategic approach to increasing luminosity into the range 2-4(1032cm-2sec-1 sound?

The committee endorses the merge of Run II a and II b into a continuous run with staged upgrades aiming at an integrated luminosity of 3 fb-1/year or 15 fb-1 before 2010 when the LHC is expected to be fully operational.

The committee endorses the effort to organize the Run II upgrade and improvement program as a project with clear assignment of responsibilities including task forces on key issues aiming at a plan based on WBS and a resource loaded schedule. This is expected to be helpful in meeting the tight schedule set by the DOE to present the RUN II plans and the corresponding in June 2003.

The committee welcomes the critical examination of the components of the previous Run II plans such as recycling and 132ns bunch distance.

As far as planning is concerned, the same comment as for the FY03 planning apply. The committee would like to see prioritizing based on integrated planning across the complex. Conflicts or unforeseen technical problems and shortage of resources will be unavoidable in this ambitious program. The committee expects that unavoidable re-direction and re-optimization of the assignment of resources would profit from integrated planning.

A possible element of integrated planning could be to designate an instrumentation coordinator and a beam study coordinator since both instrumentation and beam studies are very critical in terms of available resources.

The integration of electron cooling in the recycler ring is a key item in reaching the luminosity goal. It will require substantial resources, which is not reflected in the plan as presented.

What are the primary accelerator physics and technology risks associated with this strategy? Can the level of risk be translated into a luminosity performance uncertainty?

The TEVATRON performance, with injection, acceleration, helical separation, parasitic beam- beam interaction issues and increased intensities, is difficult to extrapolate from present operational parameters. The uncertainty for high TEVATRON performance should be reduced by extensive simulations. However, it is also clear, that even by making intensive use of state of the art tools, there will be a risk that maximum performance parameters can not be reached simultaneously. The highest risk which the committee identifies is the possibility that in the TEVATRON is falling short of the anticipated performance.

The electron cooling in the recycler ring is a challenging and pioneering project. The project has several elements that have never been tested before. The success of this project has naturally a high risk factor. Although this project over the last two committee meetings has been presented as critical to achieve the luminosity goals, the allocating of resources and the overall priority does not seem to align with this statement. We recommend to either develop an operations plan without electron cooling or to make sure that the necessary resources are assigned as soon as possible

The upgrade of the antiproton production and cooling systems appear to be very ambitious. The plan is based on many single steps which all need to be successful to achieve the final goal.

A failure of any of these projects would affect the achievable luminosity by a considerable factor. It would be quite difficult to compensate the corresponding shortfall by improvements in other areas.

Do opportunities exist for mitigation of these risks through alternative approaches?

The committee encourages the Run II project team to consider an even more drastic modification of the bunch train configuration with respect to original Run II planning.

More frequent transfers to the recycler ring might help to mitigate problems in the debuncher-accumulator cooling systems. The possible difficulties seem to be purely operational. The committee did not see evidence that this is not possible.

The committee however does not see an alternative to making the electron cooling work in the recycler ring

Are operational scenarios developed that appropriately account for the simultaneous needs of fixed target operations

The proton source appears to be heavily committed. The plans associated with maintaining and improving performance appear not to be adequate to support all programs. Planning for addressing the radiation load has started and a viable solution seems possible. The management of the laboratory is encouraged to develop an operations plan that is consistent with the maximum number of protons that can be achieved after implementing the upgrades. Main users like Mini-BooNe and NuMi need to understand the capability of the complex as soon as possible.

The Committee feels that more emphasis should be placed on avoiding losses via improvements in the transition crossing, the alternative injection scheme, and the compensation of nonlinear resonances.

## Detailed Comments on the Proton Source: Linac-Booster-Main Injector

### General Assessment

The Run II intensity requirements for FY 03 and beyond for the proton source have been achieved by the linac and the booster synchrotron systems. Almost sufficient intensity to support the FY03 goal and beyond has been achieved in the Main Injector as well, but emittance growth has been observed. This needs to be resolved to make sure that the required emittance can be provided at the desired intensity. Overall the technical upgrade programs that were proposed in this area are very sound and have been thoroughly thought out. Reasonable extrapolations from present achievements are made and the committee feels comfortable that the goals can be met. The linac operations runs smoothly and no major concerns or difficulties were reported. Concerns related to spare components management were raised. This is related to a more general issue having to do with the guidance that only spare parts potentially leading to more than 3 month downtime should be stocked. The three-month limit seems not to be sufficient, in the long run, to support the machine availability that was quoted as necessary to achieve run II goals. Spare part management will be a long-term issue since the run has been extended to at least 2010.

In spite of all the good work, the committee notes, as the lab management is aware, that even if all the upgrade programs are implemented and are 100% successful, there will not be enough protons available to support all the programs at the same time at their design level. Therefore we encourage the laboratory to develop a plan consistent with the foreseen operational level and present this back to the ACC at the next meeting.

### The linac and the booster

The linac and the booster operate very well and currently almost meet Run II operational requirements. The main demand for additional proton flux from this part of the complex arises from additional users, namely MiniBoone, NuMI and the Neutron irradiation facility. Upgrades have been proposed based on the need to supply these users. The committee heard concepts to increase the intensity in the booster from 4x1012 to 5x1012. At present, one can clearly observe that at this intensity beam losses increase beyond the tolerable threshold of 1 W/m, which would prevent hands-on-maintenance. Radiation levels in specific areas are already significant. Increasing the intensity to 5x1012 results in an almost exponential rise in losses. A concept to install a collimation scheme in combination with increasing the apertures in several areas was presented; the committee supports this upgrade and considers it very viable. A larger flux increase stems from the increase in repetition rate from typically 1 Hz today to 7.5 Hz maximum in the future. Hardware upgrades and changes to support this operation are under way. The committee supports efforts to reduce the losses rather than live with them. The committee applauds the addition of new manpower to the linac and booster team.

Specifically we recommend the following studies that should help to make decisions on further intensity increases:

- Studies on the implementation of the (T-jump in combination with stop-band tuning, 2nd harmonic cavities and the extended list that was presented by C. Anckenbrandt. After evaluation, a proposal for implementation of the most effective machine improvements should be worked out.

- A study should be undertaken to evaluate the losses between using a chopped beam at injection, as compared with the present unchopped beam.

- Lower intensity at higher repetition rate could provide overall higher proton flux with less overall losses and should be evaluated experimentally.

### The Main Injector

For proton acceleration in the main injector, the primary issue that was identified was the emittance blow up in the longitudinal phase space. The blow up mechanism was measured very carefully and a mitigation plan is well underway. Presently the longitudinal emittance is blown up artificially in the booster before injection into the Main Injector in order to stabilize the beam. A damping system to suppress the longitudinal motion is under construction and should be in place by this summer. The transverse emittance growth is well under control in the horizontal plane. The measured emittance in the vertical plane is not trusted because of uncertainty in the diagnostics. We expect that the uncertainty in the measurement will be resolved soon; a plan for fixing the emittance growth, if it real, should developed. Other upgrade programs in diagnostics, e.g. BPMS, IPMs etc are under way but have been identified as lower priority items. The committee agrees with this assessment.

Making the beam loading compensation system work is clearly one of the most obvious achievements with excellent results. Overall implementation for all power stations is encouraged and should be implemented as soon as is possible. It is understood that there is still a ways to go (~x10) before design intensities are achieved for the slip stacking operation. Study time will be necessary and priorities should be assigned to where most of the benefit is expected for P-bar production.

### Conclusion

Overall the proton source and the Main Injector are in a very good position for the FY03 proposed program and are almost there to support the RUNII upgrade proposal as presently presented. The team should be congratulated for their achievements. Overall it would be very helpful to see enough diagnostics in place that is trusted to measure the necessary beam parameters ((x ,(_y, (long, current etc) so that the input and output parameters of each accelerator complex are well defined and accelerator physics effects can be clearly pinpointed to happen upstream or downstream of each hand-off point.

Antiproton Source and Recycler Ring

Since the last visit of the AAC there has been tremendous progress.   There has been a momentum shift that can be felt throughout the presentations.  There is also the sense that everyone is contributing not only towards in getting the complex running but also to plan for Run II upgrades which will fulfill the goals for the long term.

Antiproton Source

Excellent progress has been made on the antiprotons source since the last meeting of this committee. The core cooling upgrade has been finished and the shot-lattice has been implemented in the Accumulator to reduce the emittance blowup caused by intrabeam scattering. Emittance reduction and a 40% increase of luminosity were achieved due to these upgrades.  The peak stacking rate was increased to 13x1010/hr and peak stack size increased to 225 x 1010.  The complex is running more reliably than in Run 1b.

Several cooling improvements remain to be implemented by the end of FY03 to increase the stacking rate to 18 x 1010/hr with a small stack.  In particular, the momentum spread in the Debuncher must be reduced to improve the cycle time.  The antiprotons source group has identified the cause of the large momentum spread in the Debuncher, and has a plan to address it by reducing the notch filter dispersion in each band.  Plans have been made for several other FY03 upgrades. Overall the last 9 months have seen remarkable progress in this system, and the present antiprotons source performance is close to the FY03 goals. We expect that the antiprotons complex can reach those goals.

Recycler Ring

The committee was pleased to note the steady progress in commissioning and improving the Recycler Ring since last May. The primary use of the Recycler is now envisaged to be electron cooling of antiprotons after they have been transferred from the Accumulator small stack.  Everything we have seen during this meeting suggests that recycling antiprotons may not be worth the significant effort it requires.

The Committee heard about significant progress in bringing the Recycler to the state of a fully commissioned machine.  The Recycler program is now supported with routine antiprotons transfers of leftovers after Tevatron loading as well as dedicated stacks and transfers. The stochastic cooling system has been shown to work.  A very large number of Recycler hardware, beam dynamics, and operational problems have been aggressively attacked. Much remains to be done, and this well-planned program continues. The Recycler Ring is well on its way to being integrated into operations. The committee notes the good cooperation between groups in the effort to integrate the Recycler into the accelerator complex.

## Antiproton source and Recycler long range planning and performance

Planning for the long-range goals for Run II is moving forward quickly.  These place special emphasis on the antiprotons complex. These are addressed by using electron cooling in the Recycler to achieve a large stack and by increasing the antiprotons production rate to about 40e10/hr.  It appears that the recycling process will not produce a significant performance enhancement and perhaps should be abandoned even for the stretch goals.  This would allow the team to focus on other critical upgrades.

The plan presented to this committee for upgrading the antiproton source appears to be realistic and well developed, but the ultimate goals are challenging.  The plan includes a number of ambitious improvements, including slip-stacking in the main injector to double the proton intensity on target, a new higher-gradient lithium lens design, a large increase of the AP2 beamline and Debuncher physical aperture, and substantial upgrades to the stochastic cooling systems. It appears that the Debuncher acceptance may be the most difficult bottleneck to achieving the desired stacking rate. An antiprotons production rate of 40 x 1010/hr is critical to meeting the ultimate Run II goals. The plans for the antiprotons system appear to be pushing several systems to their limits.  We urge the team to try to find margin wherever possible to gain some flexibility in the final operational configuration. To handle the 40 x 1010/hr rates from the Accumulator, it will be necessary to get early experience with rapid, automated transfers to the Recycler.

As pointed out by the speakers in this meeting, success of electron cooling in the Recycler is crucial to meeting the long-term Run II goals.  The electron cooling system will operate in a new regime (high gamma, angular-momentum-dominated transport, and weak solenoids) and has very demanding specifications. The electron-cooling project needs to have the engineering and technical resources appropriate to its importance in meeting long-range goals.  It is especially important to get an early understanding of the system in order to address potential problems.

The committee would have liked to get a better inside why the present systems do not provide an antiproton flux of 30 x 1010h-1. The committee considers it more than desirable the shortcomings are understood, before a new design is implemented.

TEVATRON

The Tevatron performance has made great strides since the last meeting. A peak luminosity of 3.7 x 1031 cm-2sec-1 has been achieved. The progress is mainly due to a dramatic increase of the anti-proton intensity at low-beta but also due to a substantially better understanding of the Tevatron.

The table below shows the dramatic progress achieved so far exceeding the Run1b performance by about a factor of two:

As can be seen the total number of anti-protons at store increased three-fold. Also listed is the antiprotons “burn” efficiency, which is defined as the ratio of the rate with which antiprotons are used in collisions (“burn rate”) and the antiprotons production rate. It shows that the increase in anti-proton intensity was achieved without loss of “burn” efficiency. The normalized “burn rate”, which is the “burn rate” divided by the total number of antiprotons, however, decreased as compared to Run1b. This indicates that antiprotons at store are presently used less efficiently than during Run1b (26% compared to 39% during a typical 22-hour store).

The last two columns show the goals for FY2003 and Run II. Note that reaching the FY2003 goal depends on successfully doubling the normalized burn rate. This requires an increase in proton bunch intensity and/or reduction of the beam emittances.

The luminosity improvements in the Tevatron have leveled out for the last few months. This is partly due to the fact that further increases in anti-proton intensity are limited by the strong long-range beam-beam effect from the proton beam at the Tevatron injection energy. Further improvements require that several issues be systematically addressed.

Orbit coupling in the Tevatron is quite large and might affect injection matching, instability damping and tune control during ramping. Coupling should be measured systematically at injection and on the ramp and corrected if possible locally otherwise globally. Effective operation and instability control would also benefit from online chromaticity measurements at injection and on the ramp.

The coupling originates from significant rolls of the main dipoles and quadrupoles. These beam element misalignments should be carefully measured using both conventional and  beam-based methods and the elements should then be realigned as soon as possible.

There is concern that some basic information on the Tevatron is still not complete. The effort in understanding effective rolls and displacements of the magnets and their influence must be continued with a vigorous plan. This may led to a decision to review the alignment of the whole Tevatron or of some sectors. Plans to accommodate this action which may be a necessary and rewarding "investment" for a solid base of 6-7 year long operation, should be implemented at short term.

It is suspected that the injection mismatch into the Tevatron causes about 40% emittance growth of the anti-proton beam. Either non-destructive or destructive turn-by-turn profile monitors should be installed to diagnose optical matching at injection.

Reviewing the magnetic property of the main magnets led to a correction of the persistent current re-induction phenomenon. This analysis should be pursued by carrying out more measurements on the spare magnets in order to obtain more reliable data and better understanding of persistent current effects at injection and during acceleration. However it is difficult to determine if there is a spare magnet which would represent the ring magnets as a reference. Therefore, this analysis on the spare magnets should be combined with careful studies of the effects on the beam (i.e. the integrated effect of the whole ring). This is expected to be sufficient to solve the uncertainties related to persistent current and superconducting cable effects.

It is not clear if there is a serious danger that with increased proton intensity, the risk of quenching the magnet "too easily" (at 980 TeV) will become a limitation to the integrated luminosity.

Comments on the Run II TEVATRON Upgrade Project

General Assessment

The committee appreciates that, following the recommendations made at the last AAC meeting and by the DOE review end of 2002, a timely review was made of the goals and plans of the Tevatron run II. The committee endorses the merge of Run IIa and b into a continuous run with staged upgrades aiming at an integrated luminosity of 3 fb-1/year or 15 fb-1 before 2010 when the LHC is expected to be fully operational. The goal is ambitious, without contingency in performance, but consistent with the accumulated expertise and experience of the TEVATRON.

Project Organization

The Run II Upgrade project appears well structured, well integrated in the laboratory organization, with clear assignment of responsibilities. The committee is pleased to acknowledge this organizational progress. The plan based on WBS and Resource loaded schedule should help meeting the tight DOE schedule for presenting the project and the corresponding required resources in June 2003.

In view of the Run IIa experience, the increased complexity to be expected from ambitious performance and a tight schedule, we recommend identifying two supplementary topics as components of the project:

- Beam diagnostics, with the aims of a) specifying the instrumentation requirements starting from beam dynamics, using the now large Run IIa experience b) managing the priorities for upgrades or design/implementation of new instruments across the complex.

- Machine studies, with the aims of evaluating and managing the study time dedicated to the Upgrade Project and the priorities of the study topics.

Strategy

The committee especially appreciates the search for the best trade-off between performance and risks, namely

- First it is discussed to retain the present Run IIa bunch number and pattern for the Upgrade. This would avoid the need of a crossing angle at the IP’s and a further increase of the already notorious long-range beam-beam interactions. The limitation on the number of interactions per bunch, which can be accepted by the detector appears to be mitigated by luminosity leveling with the present number of bunches and a corresponding reduction of luminosity of only about 12%.

- Second, it is considered to abandon the recycling of antiprotons after realizing that the corresponding reduction of luminosity could be limited to 10% by compensating with longer stores.

The preference given to a simpler and less critical operation is expected to pay off in integrated luminosity. The committee supports these two positions defined by the project leader to start the study. It is pleased to see that the final set of parameters will be defined in a bottom-up approach by the task forces and working groups.

The committee encourages investigating whether some increase beyond 36 bunches is acceptable as far as the long-range beam-beam effect is concerned and whether some small variations of the bunch number can reduce the spread of the parameters of the leading, nominal and trailing bunches.

Collision

With the increase of the proton beam current, the head-on beam-beam effect will increase and reach the highest values anticipated for proton colliders. It is therefore essential to reduce or compensate the long-range beam-beam effect to prevent enhancement of the overall effect far beyond the regime already explored. The committee is confident that the beam-beam effect could be made acceptable during collisions at high energy if the helix can be substantially increased, as proposed.  The committee recommends carefully assessing possible side effects. The alternative is the active long-range beam-beam compensation.

Injection and Ramp

An efficient injection is likely to be the critical path for the Upgrade in the TEVATRON ring.  The committee is concerned that the difficulties already observed at the present performance level, attributed largely to the long-range beam-beam effects, are not specifically addressed in the upgrade program. It recommends studying an active correction with a high priority. Depending on the number of correctors required, the implementation could rely on the Electron Lens or on Wire Correctors or a combination of both.

The comments on emittance preservation, optics controls and associated instrumentation upgrade made in the TEVATRON section apply as well and even more for the Upgrade Project.

The investment in preserving the beam quality at injection can only be effective if it is maintained during the ramp by properly controlling tunes, chromaticity and coupling.

Collective Effects

The increase beam current is not considered critical. The committee notes that the intensity issue is investigated and addressed with actions already carried out, such as the removal of the Lambertson septum, which reduces the overall impedance, the use of dampers and octupole fields for more Landau damping. The committee feels confident that instabilities can be kept under control.

Assessment of Risk

The committee welcomes the development of a parametric model simulating the luminosity behavior in the TEVATRON. It appears to reproduce accurately the present peak performance and shows that, at collision energy; the luminosity lifetime with the present parameters is dominated by Intra-Beam Scattering. This gives confidence that the same phenomenology should be observed after the Upgrade provided the long-range beam-beam effect is minimized by a significant increase of the helix separation. The committee encourages a further development of the model to include the beam-beam effect, tune modulation…with a systematic comparison with the present observed performance.

The extreme sensitivity of beam stability to betatron tunes may cause a number of quenches by particle losses. The committee recommends investigating the medium–strong beam-beam effects when the antiproton bunch population will approach half of the proton one.

As already mentioned, the committee is concerned that the issue of the enhanced beam-beam effect at 150 GeV leaves an uncertainty. It is presently about a factor of 2 in performance for Run IIa and is likely to increase significantly for the Upgrade. The committee reiterates its recommendation to consider active long-range beam-beam compensation with sufficient priority.

The planned antiproton emittance reduction and helix optimization should probably be kept as contingencies to minimize the risk associated with this new approach.

Reliability Issues

The amount of luminosity, which is lost by failure or limited availability of components, is considerable. Vice versa, there is a considerable improvement in performance to gain by increasing the over all reliability of the complex.

The effort to assess reliability in a global way across the entire accelerator complex is welcomed and endorsed by the committee.

A vulnerability report, which was produced in 2002, has been made available to the committee. The committee considers this report as an important step forward in avoiding significant problems in the future. A large number of components have been identified that in case of failure would interrupt operations for a time span as long as 3 months. This appears to be quite frightening. The cost to provide spares and quick replacements for the critical components is large. However, this cost must be compared to the waste of resources during a long down time, which would be caused by the failure of a single critical component.

The committee recommends that the most urgent items of this list should be identified and addressed as soon as possible. It suggests furthermore that this list be updated and developed.  The progress of reducing vulnerability should be reviewed regularly.

The Committee is disturbed by the relatively large number of beam-induced quenches and the sensitivity of the superconducting magnet system to beam manipulations. Stores ended by quenches are the most prominent item on the list of unintentionally ended stores.   In view of the large recovery time from a high energy quench and the corresponding large downtime, the committee encourages to consider implementing beam loss monitor system to help prevent beam induced quenches.

Reviewing the presented information, the committee would like to mention that a certain lack of   basic maintenance of equipment such as magnet stands and cabling in the TEVATRON appears to be a concern.

Appendix

Charge (Rev. 23-Dec-02)

The February 2003 meeting of the Fermilab Accelerator Advisory Committee (AAC) will focus on the status of Tevatron Collider Run II operations and development of plans for maximizing output of the Tevatron Collider in the pre-LHC era. Reference materials for the review will include the plan for FY2003 developed during the fall of 2002 and material supplementary to the Plan for Run IIB released in December 2001.

The committee is asked to review and comment on the recent operational experience and short term plans for Run II with particular emphasis on the following points:

- Assessment of potential impediments to achievement of the luminosity goals established for FY2003, namely a peak luminosity by the end of September 2003  of 5-8(1031 cm-2sec-1 in the Tevatron, and an integrated luminosity of 220-320 pb-1.

- Evaluation of the overall strategic approach to achieving the goal of 8(1031 cm-2sec-1 in the Tevatron by the end of September 2003.

- Evaluation of the key underlying accelerator physics issues and the adequacy of the FY2003 plan in addressing these issues.

- Suggestions for overcoming any identified impediments to FY2003 goals.

The committee is further asked to review and comment on the elements of a longer-term plan for maximizing performance of the Tevatron over the period beyond FY2003 and through the initiation of LHC physics. In particular we would appreciate the committee’s view on the following:

- Is the strategic approach to increasing luminosity into the range 2-4(1032 cm-2sec-1 sound?

- What are the primary accelerator physics and technology risks associated with this strategy? Can the level of risk be translated into a luminosity performance uncertainty?

- Do opportunities exist for mitigation of these risks through alternative approaches?

- Are operational scenarios developed that appropriately account for the simultaneous needs of fixed target operations?

Any further comments or suggestions the committee would like to make are, as always, welcomed and appreciated. It s requested that a concise report responsive to this charge be forwarded to the Fermilab Director by March 7, 2003.

Agenda

##### Tuesday, February 4

8:30		Executive Session – Willeke (20 minutes)

8:50		Welcome and Presentation of Charge – Holmes (10 minutes)

#### Collider Run II in FY2003 (Organized by Mike Church)

9:00-9:25  Overview of Current Performance and Plan for 2003 (Church)

9:25-9:50 Proton Source Operations in Support of Collider Operations (McCrory)

9:50-10:20Antiproton Source Operations Status (Harms)

10:20-10:45 Break

10:45-11:15 Main Injector Operations Status (Johnson)

11:15-12:15 Tevatron Operations Status (Martens)

12:15-12:30 Discussion

12:30-1:30 Lunch

1:30-2:15 Recycler Status and Integration Plan (Mishra)

2:15-2:45 Proton Source Requirements in the Run II Era (Prebys)

2:45-3:15 Reliability and Maintenance Requirements (Czarapata)

Discussion

3:30-3:50 Break

###### Collider Run II Beyond FY2003/Upgrades (Organized by Jeff Spalding)

3:50-4:15  Overview of Run II Strategy Beyond FY2003 (Spalding)

4:15-5:00  Discussion

5:00-6:30  Committee Executive Session

Wednesday, February 5

###### Collider Run II Beyond FY2003/Upgrades (continued)

8:00-8:40        Tevatron Task Force (Lebedev)

8:40-9:20	Stacking and Cooling Task Force (McGinnis)

9:20-9:40	Summary of Parameters and Issues (TBA)

9:40-10:00	Discussion

10:00-10:15	Break

10:15-10:45	Protons on Target (Kourbanis)

10:45-11:15	Antiproton Acceptance (Werkema)

11:15-11:45	Stacking and Cooling (McGinnis)

11:45-12:15	Tevatron and Beam-beam (Shiltsev)

12:15-12:30	Discussion

12:30-1:30	Lunch

1:30-7:00	Supplementary presentations and/or breakout discussions as requested by the committee. Committee Executive Session

Thursday, February 6

8:30-10:30	Committee Executive Session

10:30-12:00	Closeout (60 minutes)