Federal Aviation Administration (FAA)

Request for Approval of Chief Financial Officer Acquisitions with an Aggregate Value of $10 million or more

Send requests for CFO Approval to:

Office of Financial Controls, AFC-1

800 Independence Avenue, Ste. 532

Washington, D. C. 20591

| Requester: | Approval of Proposed Acquisition |
| --- | --- |
| Printed Name: | Signature: |
| Date: | Approve Disapprove |
| LOB/SO Head: |  |
| Printed Name: | Signature: |
| Date: | Approve Disapprove |
| ATO-F VP: (For ATO sponsored procurements only) |
| Printed Name: | Signature: |
| Date: | Approve Disapprove |
| Procurement Attorney: |  |
| Printed Name: | Signature: |
| Date: | Approve Disapprove |
| FAA Chief Financial Officer: |  |
| Printed Name: Ramesh Punwani | Signature: |
| Date: | Approve Disapprove |

Note:	ATO requires procurements originating in any ATO organization that will require CFO approval to be reviewed and approved by ATO’s Senior Vice President for Finance prior to submission to the CFO’s office.

Signatures of the line of business or staff office head, and the procurement attorney must be secured by the requester prior to submission to the CFO’s staff for review.

| Acquisition Review Checklist |
| --- |
| AFC Tracking Number: |  |
| Name, office symbol and telephone # of Requester: |  | Estimated Cost: |  |
| Funding |
| Funding Information: |
| Region: |  | BLI: |  |
| Fund: |  | Cost Center: |  |
| Budget Year: |  | Object Class: |  |
| AFC: |  |  |  |
|  | Yes | No |
| Is this item funded in the current budget? |  |  |
| Is this an F&E funded item? |  |  |
| --If F&E funded, is it included in the CIP? |  |  |
| --If F&E funded, did the JRC approve it? |  |  |
| --Is the requested contract within the approved baseline? |  |  |
| Documentation |
| Are the government preparer’s or approver’s name and date prepared on the independent government cost estimate (IGCE)? |  |  |
| Was the IGCE prepared in accordance with AMS guidance? |  |  |
| Did government personnel prepare the statement of work (SOW)? |  |  |
| Is this action exercising an option? If yes please attach copies of the original contract, modifications, and the award decision document. |  |  |
| Has an independent (DCAA) audit of this contract been performed? If so please attach it to this checklist. |  |  |
| Is this acquisition part of a program that prepares an Exhibit 300? If so, attach the latest Exhibit 300 submission. |  |  |
| Date and name of official that prepared the SOW: |  |  |
| Does the SOW have well-defined deliverables? |  |  |
| Does the SOW have milestone dates? |  |  |
| Does the SOW have acceptance criteria for deliverables? |  |  |
| Type of Procurement Action |
| If this is a modification of an existing contract, please provide the following information |
| Date of Original Contract |  | Total Estimated Value or Ceiling of Original Contract |  |
| Percentage of contract work completed |  | Estimated contract cost to complete work |  |
| What type of competition is planned for this procurement? |
| What type of contract will this be? If more than one type please indicate the percentage of each type. |
| Firm Fixed Price |  | Cost Plus Fixed Fee |  | Cost Share |  |
| Fixed Price – Economic Price Adjustment |  | Cost Plus Incentive Fee |  | Time & Materials |  |
| Cost Reimbursement |  | Cost Plus Award Fee |  | Labor Hours |  |
| Indefinite delivery (IQ/Req./other) |  | Type of ID Task Orders (e.g. FFP) |  |
| Other type: |
| Contract extension history (Dates and contract amounts) |
| If this is an agreement, what is the type of agreement? Please attach a copy of the agreement to this checklist. |
| Interagency |  | Intra-Agency |  | Cooperative Agreement |  | Other Transaction |  |
|  | Yes | No |
| Will this be a proposed modification or task order against an existing contract? |  |  |
| Will this be a personal services contract? |  |  |
| --If so, were the conditions in the FAE’s May 25, 2005 memorandum followed? |  |  |
| --If so, has it been approved by the head of the line of business? |  |  |
| If time and materials or labor provisions will be included, will there be a ceiling amount? |  |  |
| Contract Labor Rates | Yes | No |
| Does this proposed contract include paying for labor of contract employees reimbursed at specific rates per labor category? |  |  |
| If yes, are the rates for the labor categories in the IGCE comparable to the rates in existing FAA labor rate contracts? |  |  |

| COTR/Contract Monitoring | Yes | No |
| --- | --- | --- |
| Has a Contracting Officers Technical Representative (COTR) been appointed for this proposed contract? Please attach a copy of the delegation letter to this checklist. |  |  |
| Has the COTR been trained on the duties of the position? Please attach a copy of the training record to this checklist |  |  |
| --If not, will the COTR be trained prior to contract award? |  |  |
| Does the program office have sufficient resources to adequately monitor the contractor’s performance, validate invoices, and track spending? |  |  |

Format for Business Case

- Introduction

  - Name of proposed acquisition.

  - Identify whether or not this is a proposed acquisition for an ATO organization.

  - Identify whether or not this is a proposed acquisition for the Next Generation Air Traffic System (NexGen or NGATS) program.

  - Include a brief description of the proposed acquisition.

  - Describe the need being addressed by this acquisition, the benefits of the acquisition (both monetary and non-monetary), and what the deliverables are anticipated to be.

- Alternatives Analyzed

  - A market analysis is required, and should consider elements in AMS Procurement Guidance T3.2.1.2.  Attach a copy.

  - List and describe (including estimated cost) the alternatives that were evaluated to determine the best way to meet the requirement.

  - Are there existing contracts that could be used for this requirement?  If contracts exist that could provide the proposed deliverable, why are those contracts not being used?

  - If the proposed acquisition includes labor, include a feasibility analysis of using federal employees.  Also discuss whether labor categories/rates on existing FAA contract vehicles (such as BITS II, MASS, or NISC) were reviewed to compare rates and determine if the services are already available.

  - If contract labor is included, how many FTEs per year are assumed?  What is the basis for the estimate of FTE?  What would be the cost of using federal employees to perform this work?

- Cost Estimates

- An independent government cost estimate (IGCE) is required for CFO approval of a proposed acquisition.  Independent government cost estimate requirements are as follows:

  - The date the IGCE was prepared must be on it;

  - The FAA employee’s name and telephone number who prepared or approved the IGCE must be on it;

  - A narrative must be part of the IGCE; it must document the sources of information for each cost element, and all assumptions and judgment factors for each cost element must be included;

  - The source information must be current, complete, and accurate;

  - The IGCE must show the estimated costs, by cost element (such as direct labor, overhead, G&A, and fee), for each year or option period and a summary for all anticipated costs;

  - Retain copies of all supporting documentation used to substantiate estimated costs; and

  - Using an Excel worksheet is recommended to avoid computation errors.

A sample of items will be selected and detailed supporting documentation required to substantiate the cost estimates.

- Please see Guidance for Independent Government Cost Estimates for additional information.

4.  Market Research, Method of Contracting and Contract Type or Combination of Contract Types

- Current market research and analysis must be conducted, documented and included in all CFO packages.

- If this is a single source procurement, provide a copy of the single source justification and public announcement.  The single source justification must address the items in AMS Procurement Guidance T3.2.2.4. If  applicable, include a copy of the Procurement Plan or Exhibit 300 Program Baseline Attachment 3-Implementation Strategy and Planning.

- If this is not a single source procurement, describe the competition planned for the proposed acquisition.  If applicable, include a copy of the Procurement Plan or Exhibit 300 Program Baseline Attachment 3-Implementation Strategy and Planning..

- If a specific type of contract is being proposed, explain the reasons for selecting the proposed contract type or combination of contract types.

- In all follow-on contracts, particularly for services, where the work was performed on a cost-reimbursement or time-and-materials basis, a fixed price contract must be considered.

- If this is a support services contract, the contract ceilings established at the time of initial award must be reasonably related to the amount of work anticipated to be ordered and, in no instance, should exceed 110% of the anticipated funding required to support the work reasonably anticipated.  For more information on support service contracting, see AMS Procurement Guidance T3.8.2.

- Please see Guidance on Market Research and Selection of Contract Types for additional information.

5. Implementation Approach

  - Describe the detailed procedures planned to monitor the cost and contractor’s performance, including Earned Value Management if applicable.

6. Other Items

- A completed CFO checklist, business case, statement of work, and independent government cost estimate must be submitted to the Office of Financial Controls for evaluation.

- If any of the above items are not applicable or cannot be provided, explain the circumstances.

Guidance for Independent Government Cost Estimates

Purpose of the Independent Government Cost Estimate

- The independent government cost estimate (IGCE) is the FAA’s estimate of what the agency will incur through the performance of a contract.  These costs include direct costs: such as labor, supplies, equipment, or transportation; and indirect costs such as labor overhead, material overhead, general and administrative (G&A) expenses, and profit or fee.

- A well supported IGCE is a valuable tool for price negotiations, especially in the case of a single source acquisition.

  - Clearly defined and supported cost components such as labor, overhead, and travel enable the FAA to make informed negotiation decisions.

  - A well reasoned IGCE enables better checking of contractor cost proposals for completeness.

- “The IGCE is an assessment of the total cost to be incurred…if the contract is to be awarded.  These are used to determine reasonableness and completeness of the proposals and to detect buy-ins, unbalanced pricing, or other gaming techniques” (AMS Procurement Guidance T3.2.3 1i).

- A well supported IGCE demonstrates to third parties such as the OIG and GAO that due diligence was performed to reasonably estimate the cost of an acquisition.

- An accurate IGCE leads to more accurate projections of budget requirements.

Requirements

An independent government cost estimate (IGCE) is required for CFO approval of a proposed acquisition.  Independent government cost estimate requirements are as follows:

  - The date the IGCE was prepared must be on it;

  - The FAA employee’s name and telephone number who prepared or approved the IGCE must be on it;

  - A narrative must be part of the IGCE; it must document the sources of information for each cost element, and all assumptions and judgment factors for each cost element must be included;

  - The source information must be current, complete, and accurate;

  - The IGCE must show the estimated costs, by cost element (such as direct labor, overhead, G&A, and fee), for each year or option period and a summary for all anticipated costs;

  - Retain copies of all supporting documentation used to substantiate estimated costs; and

  - Using an Excel worksheet is recommended to avoid computation errors.

A sample of items will be selected and detailed supporting documentation required to substantiate the cost estimates; and

Guidance

The following sections are intended to assist in the preparation of an IGCE.  Other bases for estimates may be adequate in the specific circumstances provided the estimates are reasonable and supportable.

Guidance for Estimating Labor Hours

Labor costs are usually the most significant part of the cost estimate for a contract.  Direct labor is the labor directly applied to the task or project performed under a contract.

Estimating hours for individual labor categories may be achieved using one or a combination of several techniques:

- Evaluating historical actual cost data gathered from FAA contracts for similar goods or services to estimate future requirements.  The comparison between past and future items or services can be accomplished at a summary or task level.  Many companies keep detailed cost records at the task level, which may be utilized if the FAA has access to these records.  When using this method consider aberrations that could skew the estimate.  Consider also possible reductions in labor hours resulting from improvement from experience.  This reduction can be estimated using learning curve theories.

- Labor standards may be used to estimate labor hours for manufacturing or repetitive functions.  Labor standards are developed from data within the company, data published by trade associations, and data gathered from various other reference sources.  For example, a company may determine that to produce a widget requires a standard of 12 hours of an engineer’s time.  This means that on average 12 engineer hours are needed to produce one widget; the actual time may vary from widget to widget.

- Estimates based on the professional experience and judgment of engineers and managers may be used to estimate labor hours, but it is the least accurate approach to estimating.

- Determining the proper mix of labor categories is important to make sure that the type of labor as well as the skill level of workers is appropriate for the work to be performed.

- Labor hours may vary from year to year depending on the goods or services acquired.  Estimated hours should be adjusted when more or less work is anticipated in different years.

- The productive hours for full-time contractor personnel should account for the anticipated vacations, holidays, sick days, and other administrative days.  The number of potential work hours in a year is 2,080 (40 hours per week X 52 weeks per year); from the 2,080 hours estimated hours for vacation time (e.g. 120 hours), holidays (e.g. 80 hours), and sick leave (e.g. 40 hours) should be deducted (2,080 hours – 120 vacation hours – 80 holiday hours – 40 sick leave hours = 1,840 productive or direct hours).

Documenting the methods used to estimate labor hours is essential to support the independent government cost estimate.  This information must be included in the IGCE narrative.  Maintain copies of all source information.  A sample of labor hours will be selected for a detailed evaluation by the Office of Financial Controls.

Guidance for Estimating Labor Rates

Estimates for labor rates may be derived from many sources including the following:

- Historical trends on FAA contracts for similar goods or services (be sure to determine if the labor rates are for direct labor or fully-loaded rates that include overhead, general and administrative, and profit) such as MASS, BITS II, and NISC.

- Labor rates for similar services on General Services Administration (GSA) schedules, Bureau of Labor Statistics (BLS), Office of Personnel Management (OPM) for comparison to federal employee salaries, and private surveys of labor rates may be used.  Be sure to determine if the labor rates are for direct labor or fully-loaded rates that include overhead, general and administrative, and profit.

- Geography may influence labor rates.  Work locations should be considered because labor rates vary significantly by location for the same labor skills.

- When the potential contractor is known (such as in a single source or contract modification situation) forward pricing rate agreements (FPRA) with the federal government (Often through the FAA or Defense Contract Audit Agency (DCAA)) may be available and should be used to support estimated labor rates.

- In the situation of a known contractor, a comparison of labor rates among FAA contracts should be performed; that is checking the labor rates with the labor rates on other FAA contracts (such as MASS, BITS II, and NISC) for the same labor categories by the same contractor.  This comparison avoids paying higher rates for the same labor categories by the same contractor for similar work.

- Labor rates for future periods may be estimated by performing a trend analysis of past labor rates on similar projects, or by escalating labor rates.  Escalation must be substantiated by a recognized source such as Bureau of Labor Statistics indices (Consumer Price Index or Producer Price Index).

- Estimates for exempt employees may be estimated for positions performing similar duties covered in Office of Personnel Management (OPM) position descriptions (PD) for general schedule (GS) or wage grade (WG) employees.  For example, if an information technology management analyst was required, using OPM’s “position classification” worksheet for a series GS-2210 for an information technology management analyst, following the worksheet instructions, the required analyst may be rated as a GS-14 employee equivalent.  Using the salary tables published by OPM, a series 2210, GS-14, at a step 5 earns $106,000 per year or $50.95 per hour.  This figure could be used as the basis for estimate.

- Estimates for non-exempt labor for services and construction are available from the Department of Labor wage determinations provided under the provisions of the Service Contract Act and the Davis Bacon Act.  A non-exempt employee covered by one of these acts must be paid no less than the rate of pay listed in the wage determination.  Examining the list may help in determining the appropriate labor categories.

Documenting the methods used to estimate labor rates is essential to support the independent government cost estimate.  This information must be included in the IGCE narrative.  Maintain copies of all source information.  A sample of labor rates will be selected for a detailed evaluation by the Office of Financial Controls.

Guidance for Estimating Indirect Costs

The following is a list of common indirect cost terms and definitions:

| Terms | Definitions |
| --- | --- |
| Indirect Cost | Any cost that cannot be directly identified with a single final cost objective (e.g. a specific job or product) but can be identified with multiple final cost objectives (e.g. two or more jobs or products). |
| Overhead Expenses | Indirect costs such as building maintenance, administrative labor (that benefits multiple jobs), supervision (of multiple jobs), and employee fringe benefits (which are often estimated as a separate overhead rate). |
| General and Administrative (G&A) Expenses | General management (e.g. CEO), financial (e.g. payroll), or other (e.g. headquarters building maintenance) expenses that benefit the business as a whole. |
| Material Handling Rate | Costs associated with ordering, receiving, inspecting, and shipping materials even when purchased for the FAA at cost. |
| Facilities Capital Cost of Money (FCCOM) | FCCOM is an imputed cost that represents the cost to the contractor employing capital when investing in facilities or assets under construction that benefit the FAA. |
| Indirect Cost Pool | An indirect cost pool is a logical grouping of incurred costs identified with multiple final cost objectives. |
| Cost Base | The contractor organization that will receive an equal share (by application of a rate) of costs in an indirect cost pool. |

When the potential contractor is known (such as in a single source or contract modification situation) forward pricing rate agreements (FPRA) with the federal government (Often through the FAA or Defense Contract Audit Agency (DCAA)) may be available and must be used to support estimated indirect rates.

Understanding the composition of each indirect cost or overhead pool is important to ensure proper treatment of costs and to avoid duplication.  If a cost estimate contains fully loaded rates, fringe benefits, overhead, G&A, and fee may already be included.  Additional overhead should not be applied to avoid over estimating the cost.

Material Overhead

Material overhead or material handling includes the expenses associated with acquiring, transporting, receiving, inspecting, handling, and storing materials.  Different options exist for collecting and allocating indirect material-related costs.  Because material costs can vary significantly from contract to contract, a separate pool ensures that overhead costs are charged commensurately with the material cost in the contract.

Labor Overhead

- Indirect labor consists of supervision, inspection, maintenance, custodial, and other personnel whose labor is not charged directly to a production or operation.

- Costs associated with labor such as Social Security, unemployment taxes, and fringe benefits, if not in a separate indirect cost pool.

- Indirect supplies such as small tools and janitorial supplies.

- Fixed charges such as depreciation, insurance, rent, and property taxes.

- Overhead may vary significantly if the work is being performed on-site (contractor’s location) or off-site (government’s location).  Off-site work normally is lower because the contractor does not need to maintain a building and avoid costs such as utilities.

Labor overhead is often separated by labor function such as engineering and manufacturing overhead.

Fringe Benefits Overhead

Contractors often have a separate pool for fringe benefits.  Fringe benefits may include vacation leave, sick pay, holidays, insurance, payroll taxes, and supplemental unemployment benefits.

General and Administrative (G&A) Expense

General and administrative costs typically include labor for corporate officers, clerical personnel, accountants, human resources personnel, purchasing agents, and attorneys.  It also includes the cost of corporate level equipment, office supplies, utilities, interest expense, and legal costs.  Unallowable expenses such as entertainment expenses and fines and penalties may not be included in the G&A pool.

The G&A rate is multiplied by one of three groups of costs:

- Total cost input (TCI) this is the preferred base to apply the G&A rate; the total cost input base includes all costs, both direct and indirect (excludes profit).  This approach must be used unless there is a reasonable basis to use one of the other approaches.

- Value-added cost input is total cost minus material and subcontract costs.  Value-added is appropriate when the inclusion of material and subcontract costs would distort the G&A allocation.  When material and subcontract costs are significant, the use of value-added G&A allocation may be a better measure of G&A expense than total cost input.

- Single element cost input would use one cost element to allocate G&A expense.  For example, the G&A rate would be multiplied by only the direct labor cost.  This approach may be used when there are no other significant cost elements, or when other significant elements vary in the same proportion to total costs.  This is the least preferred method.

Guidance for Material Costs

The following approaches could support the estimated cost for materials:

- If this is a follow-on contract or is similar to another FAA contract, the purchase history of the costs of materials could be a basis for estimate.  The IGCE narrative should explain the similarities between the needed material and the historical basis.  The estimate must be supported with accounting records, vendor invoices, bills of material, or other documentation that can support a per unit cost of the items being acquired, and any modification required for the new item being acquired should be estimated and supported.

- Commercial items and catalog prices could be used to estimate material costs.  Examples would include things like security cameras and doors.  Copies of the catalogs used to estimate the material cost should be retained.

- Vendor quotes can be used to estimate material costs.  Vendor quotes from similar FAA contracts may be used to estimate material costs for the new acquisition.

- Prices of some commodities may be regulated by law; in this case a copy of the law listing the particular commodity’s price would support the cost estimate.

- The Producer Price Index (PPI) is an example of a widely used published index for escalation of material cost.  The Bureau of Labor Statistics’ PPI lists products by commodity groups and individual items.  Trade and industry publications are other possible sources for obtaining appropriate data for material cost escalation.

Guidance for Escalation

Future periods may be estimated by performing a trend analysis of past projects that are similar to the proposed work, or by using escalation factors.  Escalation must be substantiated by a recognized source such as Bureau of Labor Statistics indices (Consumer Price Index or Producer Price Index).

Guidance for Other Direct Costs (ODC)

Other direct costs (ODC) are costs charged directly to the contract that have not been included in proposed material, direct labor, indirect costs, or any other category of costs.  Examples of ODC include special tooling, travel expenses, reproduction costs, royalties, and federal excise taxes.  All ODC should be listed in the IGCE, and supporting documentation retained and available for inspection by interested third parties.

Travel Costs

The program office must estimate the number of trips, the origin and destination for each trip, the length of stay, and the number of persons per trip before estimating the cost of travel.  The purpose for the trips should be included in the IGCE narrative.  Travel costs usually include cost of transportation, lodging, and meals and incidental expenses.  The Federal Travel Regulation prescribed by the General Services Administration should be used to estimate lodging, meal and incidental expense, mileage for privately owned vehicles used for official travel, and so forth.  Estimates for airfare and car rentals can be obtained using several travel web sites.  (Note: make and retain copies of all source information used for travel estimates.)

Guidance for Profit or Fee

Profit is the revenue in excess of the costs to perform a firm fixed price contract, and a fee is a flat charge paid in addition to costs on cost reimbursable contracts.

The use of several forms may develop an estimated profit by using weighted-averages for different functions.  These forms include DOT Form 4220 and DD Form 1547.  A simpler approach is to apply a percentage the total cost excluding general and administrative (G&A) cost and any directly reimbursable items.  The percentage will vary according to risk factors, market factors, and location.

Cost Estimates by Work Breakdown Structure (WBS)

Cost estimates by WBS provide detailed cost estimates to each task in the WBS and usually include vendor quotes or catalogue prices for materials and engineering labor estimates.  Additional information on WBS is AMS in the investment analysis section.

Market Research and Analysis

Market research and analyses  should consider collecting current cost information in accordance with AMS procurement guidance section T3.2.1.2.  Market research and analysis is required for procurement actions of $10 million or more that require CFO approval.

Sample IGCE Narrative

Appendix 1

Independent Government Cost Estimate for the XYZ Acquisition

Narrative of Sources, Assumptions, and Judgment Factors

Prepared by George Washington, ATO-X

Tel. (202) 555-1987

Date prepared: June 15, 2017

Labor Hours and Categories (Mix of Labor Skills)

The labor categories for this estimate are based on the history of the PDQ program (FAA contract DTFA-07-0-1987).  We examined the labor hours over the three-year contract, which are as follows:

Table 1 – History of the Current Contract

| Labor Category | Base Period | Option 1 Period | Option 2 Period | Total By Category | Invoice Ref. |
| --- | --- | --- | --- | --- | --- |
| Program Manger | 2,000 | 2,000 | 2,000 | 6,000 | PDQ 1001 – PDQ 1036 |
| IT Specialist | 1,033 | 1,838 | 592 | 3,463 | PDQ 1001 – PDQ 1036 |
| System Safety Specialist | 2,167 | 3,326 | 981 | 6,474 | PDQ 1001 – PDQ 1036 |
| Technical Writer | 150 | 275 | 65 | 490 | PDQ 1001 – PDQ 1036 |
| Sr. Training Specialist | 265 | 539 | 138 | 942 | PDQ 1001 – PDQ 1036 |
| Functional Analyst | 1,662 | 3,889 | 750 | 6,301 | PDQ 1001 – PDQ 1036 |
| Document Processor | 1,018 | 1,887 | 465 | 3,370 | PDQ 1001 – PDQ 1036 |
| Regulatory Specialist | 426 | 319 | 169 | 914 | PDQ 1001 – PDQ 1036 |
| Subject Matter Experts | 3,500 | 3,328 | 53 | 6,881 | PDQ 2151 – PDQ 2187 |
| Total | 12,221 | 17,401 | 5,213 | 34,835 |  |

During the base year of the PDQ program, 500 widgets were designed, produced, and deployed for a total of 12,221 hours.  For the XYZ program, we are planning to design, produce, and deploy 500 enhanced supersonic widgets.  We estimate using standard learning curve projections that we can reduce the number of the previous contract by 15 percent, except subject matter experts, which in our judgment can be reduced by 1,101 hours because the enhancements are not as complex as the original widget.  Our assumption is we will need the same labor categories because the enhancements involve all aspects of the widget.  We estimate the need for the same level of program management.

During the first option year of the PDQ program, 720 widgets were designed, produced, and deployed for a total of 12,221 hours.  For the XYZ program, we are planning to design, produce, and deploy about 700 enhanced supersonic widgets.  We estimate using standard learning curve projections that we can reduce the number of the previous contract by 10 percent.  Additional subject matter expert hours are needed to link the enhanced supersonic widgets to the high frequency tweeters.  Our assumption is we will need the same labor categories because the enhancements involve all aspects of the widget.  We estimate the need for the same level of program management.

During the second option year of the PDQ program, 350 widgets were designed, produced, and deployed for a total of 12,221 hours.  For the XYZ program, we are planning to design, produce, and deploy about 325 enhanced supersonic widgets.  We estimate using standard learning curve projections that we can reduce the number of the previous contract by 5 percent.  Our assumption is we will need the same labor categories because the enhancements involve all aspects of the widget.  We estimate the need for the same level of program management.

Based on the history of the PDQ program, improvement curve estimates, and our judgment factors, we estimate the following number of hours and the labor categories:

Table 2 – Adjusted History to Estimate Hours Needed for Future Tasks

| Labor Category | Base Period | Option 1 Period | Option 2 Period | Total By Category | Invoice Ref. |
| --- | --- | --- | --- | --- | --- |
| Program Manger | 2,000 | 2,000 | 2,000 | 6,000 | PDQ 1001 – PDQ 1036 |
| IT Specialist | 898 | 1,671 | 564 | 3,133 | PDQ 1001 – PDQ 1036 |
| System Safety Specialist | 1,884 | 3,024 | 934 | 5,842 | PDQ 1001 – PDQ 1036 |
| Technical Writer | 130 | 250 | 62 | 442 | PDQ 1001 – PDQ 1036 |
| Sr. Training Specialist | 230 | 490 | 131 | 851 | PDQ 1001 – PDQ 1036 |
| Functional Analyst | 1,445 | 3,535 | 714 | 5,694 | PDQ 1001 – PDQ 1036 |
| Document Processor | 885 | 1,715 | 443 | 3,043 | PDQ 1001 – PDQ 1036 |
| Regulatory Specialist | 370 | 290 | 161 | 821 | PDQ 1001 – PDQ 1036 |
| Subject Matter Experts | 1,101 | 3,025 | 50 | 4,176 | PDQ 2151 – PDQ 2187 |
| Total | 8,943 | 16,000 | 5,059 | 30,002 |  |

Labor Rates

We used the May 2017 GSA Freedom schedule average direct labor rates for our independent government estimate, except for subject matter experts.  The companies listed in the GSA Freedom schedule are qualified to design, build, and implement widget technology.  We compared the GSA Freedom schedule average rates to the FAA PDQ program rates used in June 2016, adjusted for 3 percent escalation.

In our judgment, a SME will cost 15 percent ($125 per hour) more than on the PDQ program ($109 per hour) because of new widget technology.  Our judgment is based on a telephone survey of widget experts conducted on May 30, 2017.

| Labor Categories | Avg. GSA Freedom Schedule Rates | PDQ Program Rates for 2016 (esc. 3%) | Difference (PDQ-GSA) |
| --- | --- | --- | --- |
| Program manager | $79.86 | $82.16 | $2.30 |
| IT specialist | $53.50 | $55.33 | $1.83 |
| System safety specialist | $64.95 | $66.45 | $1.50 |
| Technical writer | $49.63 | $50.78 | $1.15 |
| Sr. training specialist | $62.36 | $64.99 | $2.63 |
| Functional analyst | $51.20 | $54.21 | $3.01 |
| Document processor | $26.04 | $25.02 | ($1.02) |
| Regulatory specialist | $59.30 | $63.25 | $3.95 |
| Subject matter expert | $125.00* | $112.27 | ($12.73) |

* See preceding note.

Fringe Rate

Our estimated 36 percent fringe rate is based on our market survey and analysis conducted on dated April 10, 2017.  The analysis determined the average fringe rate for Oklahoma (where most of the work will be performed) is 36 percent annually.

Overhead Rate

Our estimated 36 percent fringe rate is based on our market survey and analysis conducted on dated April 10, 2017.  The analysis determined the average corporate overhead rate for Oklahoma (where most of the work will be performed) is 26.9 percent annually.

General and Administrative (G&A) Rate

We estimate a 12 percent G&A rate based on a report by the Foundation for G&A Excellence, dated March 31, 2017.  The report gave the average corporate G&A rate for the Middle West as 12 percent per annum.  The Foundation is recognized by the Dead End Street Journal as a leading authority of analyzing G&A rates around the world.  The G&A rate is applied to all costs excluding ODC because travel costs are reimbursed according to the Federal Travel Regulations, and material costs because the contractor will be reimbursed for the direct cost of materials and an appropriate material handling rate representing the contractor’s costs associated with ordering, inspecting, and delivering the materials.

Fee

We surveyed the top eight Oklahoma widget makers and found the average profit per contract was 7 percent.  Our survey and analysis was conducted between February 12 and 22, 2017.

Travel

In our judgment, the same level of travel for deploying the enhanced supersonic widget as was used to deploy the original widget.  This is because each original widget must be tweaked by a specialized technician to convert it to an enhanced supersonic widget.  The PDQ program incurred the following:

| PDQ Program | Number of Trips | Average Cost of Trips | Total Incurred Cost |
| --- | --- | --- | --- |
| Base Period | 35 | $1,468 | $51,386 |
| Option 1 Period | 51 | $1,510 | $77,033 |
| Option 2 Period | 32 | $1,604 | $51,333 |

We escalated the PDQ total incurred cost to arrive at our estimated cost for the XYZ acquisition as follows:

| XYZ Acquisition Year | Estimated Cost |
| --- | --- |
| Base | $52,975 |
| Option 1 | $79,252 |
| Option 2 | $52,975 |
| Total | $185,202 |

Materials

Our engineers estimate that 80 percent of the parts used in the PDQ program have been identified as required for the XYZ acquisition project.  We identified those parts and associated costs in the PDQ program bill of material of June 30, 2016; we used those costs and escalated them for our estimate.  The 20 percent balance of materials is for new parts.  We obtained written vendor quotes from three sources to estimate the costs associated with the new parts.

Material Handling Rate

We conducted a market survey of four widget factories in Oklahoma by e-mail on March 10, 2017.  We analyzed what costs were included in the material handling rates and calculated an average rate of 3.9 percent for the base years.

Escalation

We estimate the escalation rate of 2.8 percent for the first option year and 3.1 percent for the second option year.  The estimates are from the Bureau of Labor Statistics’ Producer Price Index, Table 9, May 31, 2017.  Table 9 is for the Middle West and we selected the metropolitan area of 500,000 to 1.5 million inhabitants.  In our judgment, this index best represented the widget manufacturers in Oklahoma City.

Final Note

We have maintained copies of our analyses, vendor quotes, reports, and written records of our telephone surveys to substantiate the estimates in the independent government cost estimate.  These records are available for review.

Guidance for Market Research and Selection of Contract Types

Current market research and analysis refers to any method used to survey industry and helps to determine the level of competition, capabilities (including range of possible alternatives), and estimated costs.  This effort will help develop an appropriate procurement strategy and is applicable for all contracts/programs with or without an Exhibit 300 submission requirement.  Market research and analysis should be conducted prior to selecting the contract type or combination of contract types.  (For more information, see AMS Procurement Guidance T3.2.1.2., Market Research and Analysis and T3.2.2.4, Market Analysis Supporting Single Source).

A rational basis for the selected contract type or combination of contract types should be included in all CFO packages submitted for approval.  The selected contract type or combination of contract types must give the Contractor the greatest motivation for efficient and cost-effective performance.  Contracts/CLINs may be any type except for cost plus a percentage of cost.  The type of contract selected should allocate risk of performance between  FAA and a contractor, based on factors  such as nature of the work and degree to which work  can be adequately described in advance.  Use of fixed priced contracts and/or CLINs  provides the contractor the maximum incentive to control costs and provide an acceptable deliverable.   Use of time and materials (T&M) or labor hour contracts and/or CLINs do not give the contractor any incentive to control costs.

In all follow on contracts, particularly for services, where the work was performed on a cost-reimbursement or time-and-materials basis, a fixed price contract should be considered.

Following is a summary of contract types and suggestions for when a particular type is most applicable.  (For more information on types of contracts, see AMS Procurement Guidance T3.2.4.)

Fixed Price Contract/CLIN

A fixed price contract/CLIN is a fixed amount, including profit, which is not to be changed based on actual costs incurred.  This type provides the maximum incentive for the contractor to contain costs and perform efficiently.

A fixed price contract/CLIN should be used when procuring commercial items and other supplies and services that can be clearly defined in advance and priced on the basis of adequate price competition or detailed cost and pricing data.  The statement of work must have well-defined deliverables, milestone dates, and acceptance criteria for the deliverables.

For example:  Commercial items and production contracts.

Following are types of fixed price contracts/CLINs:

- Firm-fixed price (FFP) (a fixed amount, including profit).

- Fixed-price with economic price adjustment (FFP w/EPA) (a specific portion of the price, labor or indexes, limited to industry-wide contingencies outside of the contractor’s control, may be subject to change and must be clearly defined).

- Firm-fixed price plus incentive fee (FPIF) (additional fee based on performance and/or delivery incentives).

- Firm-fixed price plus award fee (FPAF) (additional fee based on a judgmental evaluation by an FAA Evaluation Board).

- Firm-fixed price/level of effort (FFP/LOE)   (requires a contractor to provide a specified level of effort, over a stated period of time, for work that can be stated only in general terms, and the FAA pays the contractor a fixed dollar amount.  Suitable for investigation or study in a specific research and development area. The output of the contract is usually a report showing the results achieved through application of the required level of effort.  The required level of effort must be defined and in writing).

Cost-Reimbursement Contract/CLIN:

A cost-reimbursement contract/CLIN is a negotiated total estimated cost, with or without an applicable negotiated fee.  Cost-reimbursement contracts/CLINs should be used only when appropriate surveillance of performance can be accomplished throughout the life of the contract.  In addition, the Contractor must have a cost accounting system that allows adequate tracking of costs to the particular contract/CLIN.  The statement of work must have well-defined deliverables, milestone dates, and acceptance criteria for the deliverables.

For example: development, production and on-going services contracts/CLINs when uncertainties in contract performance do not allow costs to be estimated with enough accuracy to use any type of fixed price contract.

Following are types of cost-reimbursement contracts/CLINs:

- Cost contracts (no fee).

- Cost sharing contracts (fee only on pre-negotiated portion of costs – any additional costs are non-fee bearing).

- Cost plus fixed fee (CPFF) (fee may not be changed unless the scope of work changes).

- Cost plus incentive fee (CPIF) (adjusted fee based on relationship between total allowable costs and total targeted costs and/or performance/delivery incentives).

- Cost plus award fee (CPAF) (a fixed base fee plus award fees made based on judgmental evaluation by a Government evaluation board).

Indefinite-Delivery Contract/CLIN:

An Indefinite-delivery contract/CLIN is used to procure supplies and/or services when the precise quantities and/or delivery dates can not be established at the time of contract award.  Indefinite-delivery contracts/CLINs allows for orders to be placed as requirements become evident.  The statement of work for each order must have well-defined deliverables, milestone dates, and acceptance criteria for the deliverables.

Following are the three types of indefinite-delivery contracts/CLINs:

- Definite-quantity contracts (provides for ordering the delivery of a definite quantity of specific supplies and/or services for a fixed period at designated locations).

- Requirements contracts (provides for ordering recurring supplies and/or services for a specified period of time).

- Indefinite-quantity contracts (must contain minimum and maximum quantities and provides for ordering the delivery of specific supplies and/or services as requirements materialize).

Time and Material and Labor Hour Contracts/CLINs

Use of a T&M or Labor Hour contract/CLIN requires written justification by the contracting officer and the statement of work must have well-defined deliverables, milestone dates, and acceptance criteria for the deliverables.  T&M contracts/CLINs should only be used for work that cannot be anticipated.

Time and Material (T&M) contracts provide for procuring supplies and/or services on the basis of:  (1)  direct labor hours at predetermined fixed hourly loaded rates including wages, overhead, G&A and profit; and, (2) materials at cost including material handling overhead costs.  All other direct costs, including but not limited to materials, consultants and travel shall be reimbursed at cost plus applicable G&A, with no fee added.  Labor-hour contracts differ from T&M contracts only in that materials are not supplied by the contractor.

Letter and Ceiling Contracts/CLINs

Letter and ceiling priced contracts are only appropriate when the FAA’s interests demand an immediate binding contractual agreement that authorizes the contractor to begin performance immediately.  To avoid a cost plus percentage of cost contract, it is advisable to negotiate the profit or fee amount at the time of award.  To the greatest extent possible, these contracts must contain well-defined deliverables, milestone dates, and acceptance criteria for the deliverables.  In all cases these contracts must include a clause requiring definitization within 180 days after contract award or before completion of 40% of the work, whichever occurs first.

A letter contract is a written contractual agreement that contains, at a minimum:  (1) a brief description of the work; (2) a total amount for which the contractor shall be limited to expend and the FAA shall be required to pay; (3) a period of performance; and, (4) termination and disputes clauses.

A ceiling priced contract is a written contractual instrument that contains all the required provisions of the FAA procurement system, except for the final agreement on the contract price or cost.