Contracts and Purchasing Support System (CPSS)

Exhibit 300: Part I: Summary Information and Justification (All Capital Assets)

| Overview |
| --- |
| Date of Submission: | 8/7/2006 |
| Agency: | Department of Education |
| Bureau: | Office of the Chief Financial Officer |
| Name of this Capital Asset: | Contracts and Purchasing Support System (CPSS) |
| Unique Project (Investment) Identifier: (For IT investment only, see section 53. For all other, use agency ID system.) | 018-14-01-01-01-1070-00 |
| What kind of investment will this be in FY2008? (Please NOTE: Investments moving to O&M ONLY in FY2008, with Planning/Acquisition activities prior to FY2008 should not select O&M. These investments should indicate their current status.) | Mixed Life Cycle |
| What was the first budget year this investment was submitted to OMB? | FY2001 or earlier |
| Provide a brief summary and justification for this investment, including a brief description of how this closes in part or in whole an identified agency performance gap: |
| CPSS provides users with a central repository to enter, retrieve and view Acquisition/contract related data. With the data being centralized it provides for: ENHANCE INFORMATION DISSEMINATION - Greater ability to respond to internal and external information requests - Reduce multiple requests for the same information from customers- Better support more informed decisions- Improved communication with related IT systems ACQUISITION OPERATIONS - Faster access and dissemination of contract documents- Improved contracting management controls- Improved contracting and purchasing operations- Strengthened internal controls- Decreased need for hardcopy files storage- Minimized duplication of effort & redundant processes- Improved accuracy and timeliness of payments- Ensures contracts are administered by qualified staff- Supports separation of duties VENDOR/END USER RELATIONSHIPS- Increased user satisfaction- Provides status information to external customers- Improved contractor accountability- Greater focus on vendor performance- More accurate vendor data- Better communication with external customers- Decreased burden on contractors to submit multiple copies of paper proposals FEDERAL DATA INTEGRITY - Expanded data sharing with other Government agencies- Increased participation in E-Gov initiatives- Enhanced data reporting capabilities- Increased accuracy of data shared across the Government. |
| Did the Agency's Executive/Investment Committee approve this request? | Yes |
| a. If "yes," what was the date of this approval? |  |
| Did the Project Manager review this Exhibit? | Yes |
| Has the agency developed and/or promoted cost effective, energy efficient and environmentally sustainable techniques or practices for this project. | No |
| a. Will this investment include electronic assets (including computers)? | No |
| b. Is this investment for new construction or major retrofit of a Federal building or facility? (answer applicable to non-IT assets only) | No |
| 1. If "yes," is an ESPC or UESC being used to help fund this investment? |  |
| 2. If "yes," will this investment meet sustainable design principles? |  |
| 3. If "yes," is it designed to be 30% more energy efficient than relevant code? |  |
| Does this investment support one of the PMA initiatives? | Yes |
| If "yes," check all that apply: | Budget Performance Integration, Financial Performance, Expanded E-Government |
| a. Briefly describe how this asset directly supports the identified initiative(s)? | Goal5: Budget and Performance Integration Standard integrated budgeting performance and accounting information systems at the program level that would provide timely feedback for management could be uploaded and consolidated at the agency and government levels (PMA). The Vendor Past Performance module within CPSS, provides a "report card" that is coordinated among technical, contracts and vendor staff to provide a record of the vendor's performance against contract expectations. |
| Does this investment support a program assessed using the Program Assessment Rating Tool (PART)? (For more information about the PART, visit www.whitehouse.gov/omb/part.) | No |
| a. If "yes," does this investment address a weakness found during the PART review? | No |
| b. If "yes," what is the name of the PART program assessed by OMB's Program Assessment Rating Tool? |  |
| c. If "yes," what PART rating did it receive? |  |
| Is this investment for information technology? | Yes |
| If the answer to Question: "Is this investment for information technology?" was "Yes," complete this sub-section. If the answer is "No," do not answer this sub-section. |
| For information technology investments only: |
| What is the level of the IT Project? (per CIO Council PM Guidance) | Level 2 |
| What project management qualifications does the Project Manager have? (per CIO Council PM Guidance): | (2) Project manager qualification is under review for this investment |
| Is this investment identified as "high risk" on the Q4 - FY 2006 agency high risk report (per OMB's "high risk" memo)? | No |
| Is this a financial management system? | Yes |
| a. If "yes," does this investment address a FFMIA compliance area? | No |
| 1. If "yes," which compliance area: |  |
| 2. If "no," what does it address? | Complicance with JFMIP |
| b. If "yes," please identify the system name(s) and system acronym(s) as reported in the most recent financial systems inventory update required by Circular A-11 section 52 |
| What is the percentage breakout for the total FY2008 funding request for the following? (This should total 100%) |
| Hardware | 0 |
| Software | 15.000000 |
| Services | 85.000000 |
| Other |  |
| If this project produces information dissemination products for the public, are these products published to the Internet in conformance with OMB Memorandum 05-04 and included in your agency inventory, schedules and priorities? | Yes |
| Are the records produced by this investment appropriately scheduled with the National Archives and Records Administration's approval? | Yes |

| Summary of Funding |
| --- |
| Provide the total estimated life-cycle cost for this investment by completing the following table. All amounts represent budget authority in millions, and are rounded to three decimal places. Federal personnel costs should be included only in the row designated "Government FTE Cost," and should be excluded from the amounts shown for "Planning," "Full Acquisition," and "Operation/Maintenance." The total estimated annual cost of the investment is the sum of costs for "Planning," "Full Acquisition," and "Operation/Maintenance." For Federal buildings and facilities, life-cycle costs should include long term energy, environmental, decommissioning, and/or restoration costs. The costs associated with the entire life-cycle of the investment should be included in this report. |
| Table 1: SUMMARY OF SPENDING FOR PROJECT PHASES (REPORTED IN MILLIONS) (Estimates for BY+1 and beyond are for planning purposes only and do not represent budget decisions) |  |

|  | PY - 1 and Earlier | PY 2006 | CY 2007 | BY 2008 | BY + 1 2009 | BY + 2 2010 | BY + 3 2011 | BY + 4 and Beyond | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning |
| Budgetary Resources | 0 | 0 | 0 | 0 |  |  |  |  |  |
| Acquisition |
| Budgetary Resources | 6.4013 | 1.0395 | 0.2 | 0.601 |  |  |  |  |  |
| Subtotal Planning & Acquisition |
| Budgetary Resources | 6.4013 | 1.0395 | 0.2 | 0.601 |  |  |  |  |  |
| Operations & Maintenance |
| Budgetary Resources | 1.8582 | 0.5515 | 0.78 | 0.927 |  |  |  |  |  |
| TOTAL |
| Budgetary Resources | 8.2595 | 1.591 | 0.98 | 1.528 |  |  |  |  |  |
| Government FTE Costs |
| Budgetary Resources | 1.838 | 0.63 | 0.7456 | 0.8114 |  |  |  |  |  |
| Number of FTE represented by Costs: | 0 | 0 | 6.75 | 6.75 |  |  |  |  |  |

| Note: For the cross-agency investments, this table should include all funding (both managing partner and partner agencies). Government FTE Costs should not be included as part of the TOTAL represented. |
| --- |
| 2. Will this project require the agency to hire additional FTE's? | No |
| a. If "yes," How many and in what year? |  |
| 3. If the summary of spending has changed from the FY2007 President's budget request, briefly explain those changes: |
| no changes have been made |

| Performance Information |
| --- |
| In order to successfully address this area of the exhibit 300, performance goals must be provided for the agency and be linked to the annual performance plan. The investment must discuss the agency's mission and strategic goals, and performance measures must be provided. These goals need to map to the gap in the agency's strategic goals and objectives this investment is designed to fill. They are the internal and external performance benefits this investment is expected to deliver to the agency (e.g., improve efficiency by 60 percent, increase citizen participation by 300 percent a year to achieve an overall citizen participation rate of 75 percent by FY 2xxx, etc.). The goals must be clearly measurable investment outcomes, and if applicable, investment outputs. They do not include the completion date of the module, milestones, or investment, or general goals, such as, significant, better, improved that do not have a quantitative or qualitative measure. |
| Agencies must use Table 1 below for reporting performance goals and measures for all non-IT investments and for existing IT investments that were initiated prior to FY 2005. The table can be extended to include measures for years beyond FY 2006. |
| Performance Information Table 1: |  |

| Fiscal Year | Strategic Goal(s) Supported | Performance Measure | Actual/baseline (from Previous Year) | Planned Performance Metric (Target) | Performance Metric Results (Actual) |
| --- | --- | --- | --- | --- | --- |
| 2003 | Goal 6: Establish Management Excellence, Objective 6.1: Develop and maintain financial integrity and management and internal controls Objective 6.3: Manage IT resources, using e-gov, to improve service for our customers and partners | 10% of vendor proposals received via the web. 10% of vendor invoices received electronically. | 0% of vendor proposals received via the web. 0% of vendor invoices received electronically. | System is available 98% of normal operating hours. System is available 98% of normal operating hours. | System is available 98% of the time. System is available 98% of the time. |

| All new IT investments initiated for FY 2005 and beyond must use Table 2 and are required to use the Federal Enterprise Architecture (FEA) Performance Reference Model (PRM). Please use Table 2 and the PRM to identify the performance information pertaining to this major IT investment. Map all Measurement Indicators to the corresponding "Measurement Area" and "Measurement Grouping" identified in the PRM. There should be at least one Measurement Indicator for at least four different Measurement Areas (for each fiscal year). The PRM is available at www.egov.gov. |
| --- |
| Performance Information Table 2: |  |

| Fiscal Year | Measurement Area | Measurement Category | Measurement Grouping | Measurement Indicator | Baseline | Planned Improvement to the Baseline | Actual Results |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2004 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Number of proposals received on the Procurement Website. Number of invoices received on the Procurement Website. | 0% | Capability Not Available yet. | 0% |
| 2004 | Mission and Business Results | Supply Chain Management | Goods Acquisition | Number of proposals received on the Procurement Website. Number of invoices received on the Procurement Website. | 0% | Capability Not Available yet. | 0% |
| 2004 | Processes and Activities | Financial (Processes and Activities) | Costs | Clean audit opinion | 0 | Capability Not Available yet. | 0 |
| 2004 | Technology | Reliability and Availability | Availability | System is available for submission of proposals | 0% | Capability Not Available yet. | 0% |
| 2005 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Assist user with the reconciliation of data in the Department Financial System. | 75% | 85% | Due to implementation of a web based applicaton (Comprizon.Suite) this functionality will not be available until 2nd qtr of FY06. |
| 2005 | Mission and Business Results | Supply Chain Management | Goods Acquisition | Percentage of proposals submitted on the Procurement Website are processed electronically. | 0% | 5% | Due to implementation of a web based applicaton (Comprizon.Suite) this functionality will not be available until 2nd qtr of FY06. |
| 2005 | Processes and Activities | Financial (Processes and Activities) | Costs | Clean audit opinion | Clean | Maintain clean opinion | The Department received a clean audit opion last fiscal year and is expected to receive one this year. |
| 2005 | Technology | Reliability and Availability | Availability | System is available for submission of proposals | System not currently available. | System is available 95% of the time for submission of proposals | Due to implementation of a web based applicaton (Comprizon.Suite) this functionality will not be available until 2nd qtr of FY06. |
| 2006 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Ensure that processing of transactions post correct to financial system. | 98% | Maintain 98% or greater | 10/23 â€“ We maintained a 98% posting of all transactions. |
| 2006 | Mission and Business Results | Supply Chain Management | Goods Acquisition | Verify the quanity of items billed (invoice) does not exceed the quantity of items delivered (received). | 95% | Maintain 95% or greater. | 10/23 â€“ As of the end of 4th quarter of 2006, we have maintained expected results |
| 2006 | Processes and Activities | Financial (Processes and Activities) | Costs | Ensure procurement transactions sent to the financial system is assigned correct Transaction Code. | 94% | Maintain 94% or greater. | 10/23 - As of the end of 4th quarter FY 06 the results remain at 95%. |
| 2006 | Technology | Reliability and Availability | Availability | System is accessible either internal and external to all users. | 90% | Maintain 90% or greater | 10-23 â€“ As of 4th quarter 2006 system is available to users 95% of the time. |
| 2007 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Ensure users have the necessary tools to reconcile data between the Department's Financial System and Procurement System. | 85% | 90% . | 1/22/07 - Reports have been created to assist the users in reconciling transactions sent through the interface. 90% of the data sent is accurate. |
| 2007 | Mission and Business Results | Supply Chain Management | Goods Acquisition | Percentage of proposals submitted on the Procurement Website are processed electronically. | 60% | 40% | Results expected 3/2007 |
| 2007 | Processes and Activities | Financial (Processes and Activities) | Costs | Ensure procurement transactions sent to the financial system is assigned correct Transaction Code. | 95% | Maintain a 95% or greater | 1/07 - As of end of first quarter FY 07 95% or greater of transactions sent through the interface are assigned the correct Transaction code |
| 2007 | Technology | Reliability and Availability | Availability | System is available for submission of proposals | System not currently available | System is available 98% of the time for submission of proposals | results expected 3/2007 |
| 2008 | Customer Results | Service Quality | Accuracy of Service or Product Delivered | Ensure users have the necessary tools to reconcile data between the Department's Financial System and Procurement System. | 87% | 92% | Results expected 12/2007 |
| 2008 | Mission and Business Results | Supply Chain Management | Goods Acquisition | Percentage of proposals submitted on the Procurement Website are processed electronically. | 65% | 70% | Results expected 12/2007 |
| 2008 | Processes and Activities | Financial (Processes and Activities) | Costs | Ensure procurement transactions sent to the financial system is assigned correct Transaction Code. | 96% | Maintain a 96% or greater | Results expected 12/2007 |
| 2008 | Technology | Reliability and Availability | Availability | System is available for submission of proposals | Not yet available | System is available 98% of the time or greater | Results expected 12/2007 |

| Enterprise Architecture (EA) |
| --- |
| In order to successfully address this area of the business case and capital asset plan you must ensure the investment is included in the agency's EA and Capital Planning and Investment Control (CPIC) process, and is mapped to and supports the FEA. You must also ensure the business case demonstrates the relationship between the investment and the business, performance, data, services, application, and technology layers of the agency's EA. |
| 1. Is this investment included in your agency's target enterprise architecture? | Yes |
| a. If "no," please explain why? |
| 2. Is this investment included in the agency's EA Transition Strategy? | Yes |
| a. If "yes," provide the investment name as identified in the Transition Strategy provided in the agency's most recent annual EA Assessment. | Contracts and Purchasing Support System |
| b. If "no," please explain why? |
| 3. Service Reference Model (SRM) Table: Identify the service components funded by this major IT investment (e.g., knowledge management, content management, customer relationship management, etc.). Provide this information in the format of the following table. For detailed guidance regarding components, please refer to http://www.whitehouse.gov/omb/egov/. |  |

| Agency Component Name | Agency Component Description | Service Domain | FEA SRM Service Type | FEA SRM Component | FEA Service Component Reused Name | FEA Service Component Reused UPI | Internal or External Reuse? | BY Funding Percentage |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Back Office Services | Asset / Materials Management | Computers / Automation Management | Computers / Automation Management | 018-14-01-01-01-1040-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Back Office Services | Data Management | Data Exchange | Data Exchange | 018-14-01-01-01-1040-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Back Office Services | Data Management | Extraction and Transformation | Extraction and Transformation | 018-14-01-01-01-1040-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Back Office Services | Data Management | Meta Data Management | Meta Data Management | 018-14-01-01-01-1040-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Back Office Services | Development and Integration | Data Integration | Data Integration | 018-14-01-01-01-1040-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Back Office Services | Development and Integration | Enterprise Application Integration | Enterprise Application Integration | 018-14-01-01-01-1040-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Back Office Services | Development and Integration | Instrumentation and Testing | Instrumentation and Testing | 018-14-01-01-01-1040-00 | Internal | 0 |
| EDNET Services | Information Technology Infrastructure Services provided by the DoED EdNet Investment. | Back Office Services | Development and Integration | Instrumentation and Testing | Instrumentation and Testing | 018-24-02-00-01-1020-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Back Office Services | Development and Integration | Legacy Integration | Legacy Integration | 018-14-01-01-01-1040-00 | Internal | 0 |
| Maintenance/Intergration | CPSS is used to track all stages of the procurment process. | Back Office Services | Financial Management | Expense Management |  |  | No Reuse | 6 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Back Office Services | Human Resources | Education / Training | Education / Training | 018-14-01-01-01-1040-00 | Internal | 0 |
| Reports | Ability to maintain and store communication records with internal customers | Business Analytical Services | Reporting | Standardized / Canned |  |  | No Reuse | 6 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Business Management Services | Management of Processes | Change Management | Change Management | 018-14-01-01-01-1040-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Business Management Services | Management of Processes | Configuration Management | Configuration Management | 018-14-01-01-01-1040-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Business Management Services | Management of Processes | Program / Project Management | Program / Project Management | 018-14-01-01-01-1040-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Business Management Services | Management of Processes | Quality Management | Quality Management | 018-14-01-01-01-1040-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Business Management Services | Management of Processes | Requirements Management | Requirements Management | 018-14-01-01-01-1040-00 | Internal | 0 |
| EDNet Services | Information Technology Infrastructure Services provided by the DoED EdNet Investment. | Business Management Services | Organizational Management | Network Management | Network Management | 018-24-02-00-01-1020-00 | Internal | 0 |
| Maintenance/Integration | CPSS is used to track all stages of the procurment process. | Business Management Services | Supply Chain Management | Invoice / Requisition Tracking and Approval |  |  | No Reuse | 6 |
| Maintenance/Integration | CPSS is used to track all stages of the procurment process. | Business Management Services | Supply Chain Management | Ordering / Purchasing |  |  | No Reuse | 6 |
| Maintenance/Integration | CPSS is used to track all stages of the procurment process. | Business Management Services | Supply Chain Management | Procurement |  |  | No Reuse | 6 |
| Maintenance/Integration | CPSS is used to track all stages of the procurment process. | Customer Services | Customer Relationship Management | Contact and Profile Management |  |  | No Reuse | 6 |
| Reports | Ability to maintain and store communications records with internal customers | Digital Asset Services | Document Management | Classification |  |  | No Reuse | 7 |
| Maintenance/Integration | CPSS is used to track all stages of the procurment process. | Digital Asset Services | Document Management | Classification |  |  | No Reuse | 7 |
| Maintenance/Integration | CPSS is used to track all stages of the procurment process. | Digital Asset Services | Document Management | Document Review and Approval |  |  | No Reuse | 7 |
| Intergrated Acquisition Environment (e-Gov) | (Integrated Acquistion Environment)IAE Servcies provided by the GSA IAE (e-Gov) Investment. | Digital Asset Services | Document Management | Library / Storage | Library / Storage | 023-30-01-02-01-0230-24 | External | 0 |
| Reports | Ability to maintain and store communications records with internal customers | Process Automation Services | Routing and Scheduling | Inbound Correspondence Management |  |  | No Reuse | 7 |
| Reports | Ability to maintain and store communications records with internal customers | Process Automation Services | Routing and Scheduling | Outbound Correspondence Management |  |  | No Reuse | 6 |
| Maintenance/Integration | CPSS is used to track all stages of the procurment process. | Process Automation Services | Tracking and Workflow | Process Tracking |  |  | No Reuse | 6 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Support Services | Security Management | Access Control | Access Control | 018-14-01-01-01-1040-00 | Internal | 0 |
| E-Signature | To allow users to electronically submit proposals/deliverables | Support Services | Security Management | Cryptography |  |  | No Reuse | 7 |
| EDNet Services | Information Technology Infrastructure Services provided by the DoED EdNet Investment. | Support Services | Security Management | Cryptography | Cryptography | 018-24-02-00-01-1020-00 | Internal | 0 |
| E-Signature | To allow users to electronically submit proposals/deliverables | Support Services | Security Management | Digital Signature Management |  |  | No Reuse | 7 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Support Services | Security Management | Digital Signature Management | Digital Signature Management | 018-14-01-01-01-1040-00 | Internal | 0 |
| E-Signature | To allow users to electronically submit proposals/deliverables | Support Services | Security Management | Identification and Authentication |  |  | No Reuse | 7 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Support Services | Security Management | Intrusion Detection | Intrusion Detection | 018-14-01-01-01-1040-00 | Internal | 0 |
| EDNet Services | Information Technology Infrastructure Services provided by the DoED EdNet Investment. | Support Services | Security Management | Intrusion Detection | Intrusion Detection | 018-24-02-00-01-1020-00 | Internal | 0 |
| License Fees | Yearly License Fees | Support Services | Systems Management | License Management |  |  | No Reuse | 3 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Support Services | Systems Management | License Management | License Management | 018-14-01-01-01-1040-00 | Internal | 0 |
| ISS Services | Integrated Support Services (ISS) proved by the DoED ISS Investment. | Support Services | Systems Management | System Resource Monitoring | System Resource Monitoring | 018-14-01-01-01-1040-00 | Internal | 0 |

| Use existing SRM Components or identify as "NEW". A "NEW" component is one not already identified as a service component in the FEA SRM. |
| --- |
| A reused component is one being funded by another investment, but being used by this investment. Rather than answer yes or no, identify the reused service component funded by the other investment and identify the other investment using the Unique Project Identifier (UPI) code from the OMB Ex 300 or Ex 53 submission. |
| 'Internal' reuse is within an agency. For example, one agency within a department is reusing a service component provided by another agency within the same department. 'External' reuse is one agency within a department reusing a service component provided by another agency in another department. A good example of this is an E-Gov initiative service being reused by multiple organizations across the federal government. |
| Please provide the percentage of the BY requested funding amount used for each service component listed in the table. If external, provide the funding level transferred to another agency to pay for the service. |
| 4. Technical Reference Model (TRM) Table: To demonstrate how this major IT investment aligns with the FEA Technical Reference Model (TRM), please list the Service Areas, Categories, Standards, and Service Specifications supporting this IT investment. |  |

| FEA SRM Component | FEA TRM Service Area | FEA TRM Service Category | FEA TRM Service Standard | Service Specification (i.e. vendor or product name) |
| --- | --- | --- | --- | --- |
| Procurement | Component Framework | Business Logic | Platform Independent | CACI - Comprizon.Suite/E-Vendor/Web VPP/BizDoc |
| Procurement | Component Framework | Data Management | Database Connectivity | Java Database Connectivity (JDBC) |
| Data Integration | Component Framework | Data Management | Reporting and Analysis | Oracle Runtime;Cognos Impromtu, Cognos Query provided by ISS |
| Procurement | Component Framework | Presentation / Interface | Content Rendering | Open Source Apache;Java Enterprise |
| Procurement | Component Framework | Presentation / Interface | Dynamic Server-Side Display | CACI - Comprizon.Suite/E-Vendor/Web VPP/BizDoc |
| Procurement | Component Framework | Presentation / Interface | Static Display | Open source Apache |
| Procurement | Component Framework | Security | Certificates / Digital Signatures | TBD |
| Cryptography | Service Access and Delivery | Service Requirements | Authentication / Single Sign-on | IBM Tivoli Identity Manager, Federal Identity Manager, Tivoli IBM Directory Directory Integrator provided by EDNET |
| Network Management | Service Access and Delivery | Service Requirements | Hosting | Internal provided by EDNET |
| Procurement | Service Access and Delivery | Service Requirements | Legislative / Compliance | Federal Acquisition Regulation (FAR) |
| Network Management | Service Access and Delivery | Service Transport | Service Transport | Provided by EDNET |
| Network Management | Service Access and Delivery | Service Transport | Supporting Network Services | Provided by EDNET |
| Data Exchange | Service Interface and Integration | Integration | Middleware | Oracle PL SQL and Net 8 provided by ISS |
| Procurement | Service Interface and Integration | Interoperability | Data Format / Classification | CACI Comprozon.Suite XML |
| Procurement | Service Interface and Integration | Interoperability | Data Types / Validation | CACI Comprozon.Suite XML Schema |
| Computers / Automation Management | Service Platform and Infrastructure | Database / Storage | Database | Oracle provided by ISS |
| Computers / Automation Management | Service Platform and Infrastructure | Database / Storage | Storage | IBM SAN provided by ISS |
| Procurement | Service Platform and Infrastructure | Delivery Servers | Web Servers | Apache;Sun Java Enterprise |
| Computers / Automation Management | Service Platform and Infrastructure | Hardware / Infrastructure | Servers / Computers | Sun SunFire Boxes provided by ISS;Compaq ProLiant provided by ISS |
| Requirements Management | Service Platform and Infrastructure | Software Engineering | Modeling | Rational Rose provided by ISS |
| Quality Management | Service Platform and Infrastructure | Software Engineering | Software Configuration Management | Rational Enterprise Suite and Rational Clearcase provided by ISS |
| Instrumentation and Testing | Service Platform and Infrastructure | Software Engineering | Test Management | Mercury Interactive Load Runner provided by ISS |
| Network Management | Service Platform and Infrastructure | Support Platforms | Platform Dependent | Microsoft Windows and Sun Solaris provided by EDNET; IBM-AIX provided by ISS |
| Procurement | Service Platform and Infrastructure | Support Platforms | Platform Independent | Java 2 Platform Enterprise Edition (J2EE) |

| Service Components identified in the previous question should be entered in this column. Please enter multiple rows for FEA SRM Components supported by multiple TRM Service Specifications |
| --- |
| In the Service Specification field, Agencies should provide information on the specified technical standard or vendor product mapped to the FEA TRM Service Standard, including model or version numbers, as appropriate. |
| 5. Will the application leverage existing components and/or applications across the Government (i.e., FirstGov, Pay.Gov, etc)? | Yes |
| a. If "yes," please describe. |
| Currently the CPSS application uses four the Intergrated Acquisition Environment systems (PPIRS, CCR, FPDS-NG, and Fed-Reg) and new systems are developed and requirements implemented the system will tap into these existing technology to streamline our procuement process. |
| 6. Does this investment provide the public with access to a government automated information system? | Yes |
| a. If "yes," does customer access require specific software (e.g., a specific web browser version)? | No |
| 1. If "yes," provide the specific product name(s) and version number(s) of the required software and the date when the public will be able to access this investment by any software (i.e. to ensure equitable and timely access of government information and services). |  |

Exhibit 300: Part II: Planning, Acquisition and Performance Information

| Alternatives Analysis |
| --- |
| Part II should be completed only for investments identified as "Planning" or "Full Acquisition," or "Mixed Life-Cycle" investments in response to Question 6 in Part I, Section A above. |
| In selecting the best capital asset, you should identify and consider at least three viable alternatives, in addition to the current baseline, i.e., the status quo. Use OMB Circular A- 94 for all investments, and the Clinger Cohen Act of 1996 for IT investments, to determine the criteria you should use in your Benefit/Cost Analysis. |
| 1. Did you conduct an alternatives analysis for this project? | Yes |
| a. If "yes," provide the date the analysis was completed? | 8/7/2006 |
| b. If "no," what is the anticipated date this analysis will be completed? |  |
| c. If no analysis is planned, please briefly explain why: |
| 2. Alternative Analysis Results: Use the results of your alternatives analysis to complete the following table: |  |

| Send to OMB | Alternative Analyzed | Description of Alternative | Risk Adjusted Lifecycle Costs estimate | Risk Adjusted Lifecycle Benefits estimate |
| --- | --- | --- | --- | --- |
| True | 1 | "Status Quo" Continue contractor integration support and development of web enhancements. This solution relies on contractor labor for integration with FMSS and oversight of CPSS maintenance and enhancements and provides the highest degree of expertise for maintaining the software and implementing the enhancements. Some important enhancements include adding electronic signature, electronic solicitation, and electronic proposal receipt functionality. |  |  |
| True | 2 | Government takes over baseline support tasks while the contractor continues to develop enhancements. This option would rely on government labor for maintenance and contractor labor for implementing enhancements. We feel it might be difficult to attract the skill set necessary to maintain the software. The contractor, on the other hand, has better knowledge of the software, is able to draw upon a deeper pool of expertise, and would likely have to be called in the case of a major problem anyway. |  |  |
| True | 3 | Contractor maintains system in current state with no further enhancements. While this alternative would be the least expensive it does not include the benefits of the enhancements and, we concluded, would not meet our e-Gov strategy. |  |  |
| True | 4 | We would perform requirement analysis and look at other Procurement systems either custom built or COTS to determine what other packages would best meet the needs Department. This analysis would be more costly, since new interfaces, testing and training documentation would be required, but would allow the Department to be on the cutting edge of new technology and processes to offer to our internal as well as external customers. |  |  |

3. Which alternative was selected by the Agency's Executive/Investment Committee and why was it chosen?

We have selected alternative 1 as the best option. This option, while not the lowest cost, this provides the most qualitative benefits and has the lowest risk. With this option, we would continue contractor baseline support and development of web-based and e-Gov enhancements. This solution relies on the contractor labor and provides the highest degree of expertise for maintaining the software and developing the enhancements. It includes use of a COTS package maintained by the vendor. Lifecycle maintenance including maintenance of enhancements developed for ED is included in the annual license fee. Any new Government-wide requirements such as FPDS-NG or technology refreshes such as web-based upgrades are financed by the COTS vendor. Other benefits of this alternative include: strong, centralized management across contractors, reliable system performance, improved financial system reporting capabilities, and greater ability to respond to internal and external information inquiries. The other two alternatives have greater risks such as contractor performance issues, loss of technical expertise and resources, and potential difficulty hiring qualified personnel. Alternative 1 also provides us with the ability to meet any new requirements/mandates as directed under the IAE initiated. As well as allowing us to meet our internal and external customers needs by providing us with the flexibility to make the necessary changes to the interfaces/reports and other in-house processes. The other alternatives do not provide us with this flexibility.

4. What specific qualitative benefits will be realized?

Qualitative benefits to be realized include improved control over the procurement process, the ability to strenghten internal controls and to improve the Departments reporting capabilites for both internal and external users. This alternative also has the least risk. The application is a COTS package and therefore we rely on vendors expertise of the database to correct systems problems and create new innovative methods/interfaces to work accurately with the intergration to the financial system.

| Risk Management |
| --- |
| You should have performed a risk assessment during the early planning and initial concept phase of this investment's life-cycle, developed a risk-adjusted life-cycle cost estimate and a plan to eliminate, mitigate or manage risk, and be actively managing risk throughout the investment's life-cycle. |
| 1. Does the investment have a Risk Management Plan? | Yes |
| a. If "yes," what is the date of the plan? | 6/30/2006 |
| b. Has the Risk Management Plan been significantly changed since last year's submission to OMB? | No |
| c. If "yes," describe any significant changes: |
| 2. If there currently is no plan, will a plan be developed? |  |
| a. If "yes," what is the planned completion date? |  |
| b. If "no," what is the strategy for managing the risks? |
| 3. Briefly describe how investment risks are reflected in the life cycle cost estimate and investment schedule: |
| Additional reports are in the process of being developed to ensure that transactions processed within the procurement application are accurately and timely posted in the financial system. This report will be used to mitigate any discrepancies between the interface of the two application. The report will be automatically generated as a chron job on a daily basis as well as the ability to run it as an adhoc query at any given point in time. |

| Cost and Schedule Performance |
| --- |
| 1. Does the earned value management system meet the criteria in ANSI/EIA Standard-748? | Yes |
| 2. Answer the following questions about current cumulative cost and schedule performance. The numbers reported below should reflect current actual information. (Per OMB requirements Cost/Schedule Performance information should include both Government and Contractor Costs): |
| a. What is the Planned Value (PV)? | 8031.078000 |
| b. What is the Earned Value (EV)? | 7636.905000 |
| c. What is the actual cost of work performed (AC)? | 7306.041000 |
| d. What costs are included in the reported Cost/Schedule Performance information (Government Only/Contractor Only/Both)? | Contractor Only |
| e. "As of" date: | 12/31/2006 |
| 3. What is the calculated Schedule Performance Index (SPI= EV/PV)? | 0.944000 |
| 4. What is the schedule variance (SV = EV-PV)? | -478.366000 |
| 5. What is the calculated Cost Performance Index (CPI = EV/AC)? | 1.107000 |
| 6. What is the cost variance (CV=EV-AC)? | 780.200000 |
| 7. Is the CV% or SV% greater than +/- 10%? (CV%= CV/EV x 100; SV%= SV/PV x 100) | No |
| a. If "yes," was it the? |  |
| b. If "yes," explain the variance: |
| c. If "yes," what corrective actions are being taken? |
| 8. Have any significant changes been made to the baseline during the past fiscal year? | No |
| 8. If "yes," when was it approved by OMB? | No |