F.1	3.1-1  Clauses and Provisions Incorporated by Reference (December 2005)	1

F.2	Period of Performance	1

F.3	EXERCISE OF OPTIONS	1

F.4 	3.2.4-35  OPTION TO EXTEND THE TERM OF THE CONTRACT	1

F.5  	UNILATERAL EXERCISE OF THE OPTIONAL REQUIREMENT	1

F.6	Place of Performance	2

F.7	Performance of Work at FAA Facilities	2

F.8	Type of Contract	2

F.9	Delivery Schedule	2

F.10	PLACE OF DELIVERY	2

F.11	REQUEST FOR SHIPPING INSTRUCTIONS	3

F.12	CDRL SUBMISSIONS	4

F.13	DEFINITION OF “DAYS”	4

APPENDIX 1 - DELIVERY SCHEDULE	5

# F.1	3.1-1  Clauses and Provisions Incorporated by Reference (December 2005)

This screening information request (SIR) or contract, as applicable, incorporates by reference the provisions or clauses listed below with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make the full text available, or offerors and contractors may obtain the full text via Internet at:

http://conwrite.faa.gov (on this web page, select "Search and View Clauses").

3.10.1-9   	Stop-Work Order (October 1996)

3.10.1-11  	FAA Delay of Work (April 1996)

# F.2	Period of Performance

The contract award period of performance under this contract will commence upon the effective date of the award through 6 years thereafter unless extended in writing by both parties.

BASE REQUIREMENT – Six years after date of contract award.

OPTION PERIOD ONE - : The period of performance for Option Period One, if exercised, is two years.

OPTION PERIOD TWO: The period of performance for Option Period Two, if exercised, is two years.

# F.3	EXERCISE OF OPTIONS

The Government may at any time before the dates set forth in Section B exercise any or all options by giving written notice to the Contractor.  Prior to the exercise of any Option(s), the Contractor must obtain FAA approval of the First Article System.

# F.4 	3.2.4-35  OPTION TO EXTEND THE TERM OF THE CONTRACT

a. The Government may extend the terms of this contract by written notice to the Contractor within 10 calendar days; provided that the Government shall give the Contractor a preliminary written notice of its intent to extend at least 30 calendar days before the contract expires.  The preliminary notice does not commit the Government to an extension.

b.  If the Government exercises this option, the extended contract must be considered to include this option provision.

c.  Unless agreed to in writing by both parties, the total duration of this contract, including the exercise of any options under this clause, is from the date of contract award through 72 months after contract award.

# F.5  	UNILATERAL EXERCISE OF THE OPTIONAL REQUIREMENT

Options may be exercised anytime prior to the expiration of the current base requirement contract term. The Government may unilaterally extend the term of this contract by exercising the option prior to the effective date of the option.

# F.5  	UNILATERAL EXERCISE OF THE OPTIONAL REQUIREMENT Con’t.

If the Government exercises the option, the extended contract must be considered to include this option provision.  Unless otherwise extended by mutual agreement of both parties, the performance period of Option Year I, (if exercised) must not extend beyond 24 months from exercise of Option Year I.

Unless otherwise extended by mutual agreement of both parties, the performance period of Option Year II, (if exercised) must not extend beyond 24 months from exercise of Option Year II.

# F.6	Place of Performance

Performance under this contract will take place primarily in Alaska.   To a lesser degree, performance will take place within the lower 48 states.  Limited performance in other locations may also be required.

# F.7	Performance of Work at FAA Facilities

Any of the work under this contract which is performed by the Contractor or any of its subcontractors on premises under FAA control is subject to all provisions of this contract governing such work and the following: (a) all Contractor personnel must, at all times conspicuously display a distinctive badge provided by DOT/FAA or the Contractor, identifying such personnel as employees of the Contractor, and must observe such security regulations as are in effect for the particular premises involved; (b) the Contractor agrees that this is a non-personal services contract; that, for all the purposes of the contract, the Contractor is not, nor will it hold itself out to be, an agent or partner of, or in joint venture with the FAA; and that it will neither supervise nor accept supervision from FAA employees; (c) the Contractor must designate to the Contracting Officer, in writing, an on-the-premises representative to serve as the point of contact for the Contracting Officer and COTR; (d) performance of work on FAA premises must be confined to the area(s) specified by the Contracting Officer and/or COTR.

# F.8	Type of Contract

The contract type is 1) firm fixed-price CLINS 0001-0099 and Managed Service CLINS 1001-1099, 2)  Time and Material CLINS 0100 and 1100) and 3) Cost plus fixed fee CLINS 2001 A-G, 2002 A-E, 2003 A-D, and 2004 A.

# F.9	Delivery Schedule

See Appendix 1 “Delivery Schedule”.

# F.10	PLACE OF DELIVERY

The Contractor must prepare and submit deliverable items in accordance with the individual CDRLs.  An original copy of all deliverable reports must be submitted to the COTR, unless otherwise directed at the following address:

# F.10	PLACE OF DELIVERY Con’t

Federal Aviation Administration

Operation Services Group, AJB-21

800 Independence Avenue, SW

Washington, D.C.  20591

Attn: Ms. Barbara Jackson/Program Manager/COTR

Email address: Barbara.Jackson@faa.gov

A copy of the Monthly Status Reports must be submitted to the Contracting Officer, unless otherwise directed at the following address:

Federal Aviation Administration

Business and Acquisition Organization (ATO-A)

800 Independence Avenue, S.W. Room 335

Washington, D.C.  20591

Attn:  Ms. Vickie Gordon

Email address: Vickie.Gordon@faa.gov

Except for those deliverables where the urgency of receipt of the deliverables by the FAA necessitates the use of the most expeditious method of delivery, deliverables under this contract must be mailed by first-class mail.  The Contractor must not utilize certified or registered mail or private parcel delivery service for the distribution of deliverables under this contract without the advance approval of the COTR.

All deliverable items required by this contract will be shipped F.O.B. Destination, within

the consignee’s premises, with all mailing and transport expenses prepaid by the Contractor

# F.11	REQUEST FOR SHIPPING INSTRUCTIONS

- The Contractor must request in writing, shipping instructions at least 30 calendar days before the Contractor expects to make shipment.  Failure to provide required information may delay shipping instructions.  The request must include the following information:

- Expected date of shipment;

- Number of units to be shipped and unit of issue;

- Part number or National Stock Number (NSN);

- Contract line item(s) involved;

- Current Contract unit price of each Contract line item to be shipped;

- Whether or not commercial bill of lading forms and procedures are necessary;

- Weight and dimensions of the shipment (if unknown, an estimate must be provided); and

- Whether or not any specialized carriage is necessary.

- If the Contractor is shipping (GFE, the Contractor must include in its request for shipment, the following statement:

# F.11	REQUEST FOR SHIPPING INSTRUCTIONS CON’T

“This is Government Furnished Equipment (GFE) previously provided for modification, reconfiguration, or incorporation as a line item under the Contract.”

- The request for shipping instructions must include a copy of the original shipping document(s) received with the GFE being returned.

- The CO will initiate FAA Form 4500-1 authorizing shipment and will forward the 4500-1 to the Transportation Officer who will make shipping arrangements.  The Contractor must ship IAW the instructions within the 4500-1 and cannot ship until the 4500-1 is received.

- If any changes are required in price, quantity, weights, or measures, etc., the Contractor must notify the CO so that a new 4500-1 can be issued.  Contractor failure to observe these requirements may delay payment of its invoice.

- If any Contract line item is to be delivered F.O.B. point of origin, the Transportation Office will furnish Government Bills of Lading to the Contractor or authorize the use of Commercial Bills of Lading as provided under paragraph (f) below.

- The Transportation Officer may authorize the Contractor to use Commercial Bills of Lading in lieu of Government Bills of Lading if the per shipment charges do not exceed $100.  In such cases, the Contractor must prepay transportation charges and the charges may be included as a separate item on the invoice.  A copy of the receipted freight bill must be included with the invoice.

- Partial shipments (shipments of less than one complete line item unit) are not authorized unless approved in advance by the CO.  Authorization of a partial shipment will not be authorized unless the CO determines that a benefit to the FAA will be realized or that a partial shipment is necessary.

# F.12	CDRL SUBMISSIONS

Days listed in the CDRL are calendar days.  Regarding all CDRLs, if the delivery date falls on a Saturday or Holiday, which is on a day other than a Monday, the deliverable will be received by the FAA on the preceding workday.  If the delivery date falls on a Sunday or a Monday holiday, the deliverable must be received on the following workday.

# F.13	DEFINITION OF “DAYS”

All references in the Contract to “days” must be interpreted as “calendar” days unless specifically identified otherwise.

# APPENDIX 1 - DELIVERY SCHEDULE

This is an estimate only and does not obligate the FAA to purchase or exercise any option.  The FAA may exercise the listed CLINs at any time during the contract period.

| CLIN | DESCRIPTION | QTY | UNIT | DATE DUE |
| --- | --- | --- | --- | --- |
| 0001 | Work Station Sys (Kenai) | 30 | ea | 5 months ACA |
| 0002 | Work Station Sys (Juneau) | 18 | ea | 7 months ACA |
| 0003 | Work Station Sys (Fairbanks) | 25 | ea | 8 months ACA |
| 0004 | Work Station Sys (Ketchikan | 4 | ea | 8 months ACA |
| 0005 | Work Station Sys (Sitka) | 3 | ea | 8 months ACA |
| 0006 | Work Station Sys (Dillingham) | 4 | ea | 8 months ACA |
| 0007 | Work Station Sys (Iliamna) | 3 | ea | 8 months ACA |
| 0008 | Work Station Sys (Homer) | 3 | ea | 9 months ACA |
| 0009 | Work Station Sys (McGrath) | 3 | ea | 9 months ACA |
| 0010 | Work Station Sys (Nome) | 4 | ea | 9 months ACA |
| 0011 | Work Station Sys (Palmer) | 4 | ea | 9 months ACA |
| 0012 | Work Station Sys (Talkeetna) | 3 | ea | 9 months ACA |
| 0013 | Work Station Sys (Cold Bay) | 3 | ea | 10 months ACA |
| 0014 | Work Station Sys (Barrow) | 3 | ea | 10 months ACA |
| 0015 | Work Station Sys (Deadhorse) | 3 | ea | 10 months ACA |
| 0016 | Work Station Sys (Kotzebue) | 4 | ea | 10 months ACA |
| 0017 | Work Station Sys (Northway) | 3 | ea | 10 months ACA |
| 0018 | Work Station Sys AFSIAG) | 3 | ea | 10 months ACA |
| 0019 | Work Station Sys (Anchorage ZAN) | 2 | ea | 5 months ACA |
| 0021 | Work Station Sys (WJHTC) | 20 | ea | 3 months ACA |
| 0022 | Work Station Sys (SOC) | 6 | ea | 7 months ACA |
| 0023 | Work Station Sys (HQ) | 5 | ea | 18 months ACA |
| 0024 | Movable Training Station | 10 | ea | 5 months ACA |
| 0025 | Portable Work Station | 5 | ea | 12 months ACA |
| 0026 | Remote Terminals | 20 | ea | 12 months ACA |
| 0027 | Work Station Sys (AAWU) | 1 | ea | 12 months ACA |
| 0028 | Interface Capability Spec | As specified in CDRL |
| 0029 | Program Management Plan | As specified in CDRL |
| 0030 | Transition Implem. Plan | As specified in CDRL |
| 0031 | In-Service Reports | As specified in CDRL |
| 0032 | Provisioning Conference | As specified in CDRL |
| 0033 | Spares | TBD |
| 0034 | Sys/Subsystem Spec | As specified in CDRL |
| 0035 | Sys/Subsystem Design Spec | As specified in CDRL |
| 0036 | Site Installation Eng. Drawings | As specified in CDRL |
| 0037 | Installation Plan | As specified in CDRL |
| 0038 | Site Surveys | As specified in CDRLs |
| 0039 | Implementation Site Reports | As specified in CDRLs |
| 0040 | Item Development Spec | As specified in CDRLs |
| 0041 | Human Eng. Program Plan | As specified in CDRL |
| 0042 | Quality System Plan | As specified in CDRL |
| 0043 | Program Trouble Report Database | As specified in CDRL |
| 0045 | Program Status Reports | As specified in CDRL |
| 0051 | Preliminary Design Review | As specified in CDRL |
| 0052 | Critical Design Review | As specified in CDRL |
| 0053 | Security | As specified in CDRLs |
| 0054 | Sys Requirement Reviews | As specified in CDRL |
| 0056 | Sys Engineering Mgmnt Plan | As specified in CDRL |
| 0058 | Site Acceptance Test, | As specified in CDRLs |
| 0059 | Development Test | As specified in CDRLs |
| 0060 | Configuration Audit Plan | As specified in CDRL |
| 0061 | Production Accept. Tests | As specified in CDRLs |
| 0063 | Contractor’s Master Test Plan | As specified in CDRL |
| 0064 | Configuration Mgmnt. Plan | As specified in CDRL |
| 0065 | FCA | As specified in CDRL |
| 0066 | PCA | As specified in CDRL |
| 0067 | Integrated Support Plan | As specified in CDRL |
| 0068 | System User Manual | As specified in CDRL |
| 0069 | Operations Manual | As specified in CDRL |
| 0070 | Maintenance Manual | As specified in CDRL |
| 0071 | Tools & Test Equip. List | As specified in CDRL |
| 0072 | Risk Analysis Summary Report | As specified in CDRL |
| 0073 | Training Guidance Conference | As specified in CDRL |
| 0074 | Training Dev for FAA Trainers | As specified in CDRLs |
| 0075 | Training Dev for 2nd level Eng. | As specified in CDRLs |
| 0076 | Training Dev 1st Level Maint. | As specified in CDRLs |
| 0077 | Training Dev for Test & Eval. | As specified in CDRLs |
| 0078 | Training Dev for Advanced 2nd Level Engineering Support | As specified in CDRLs |
| 0079 | Training Dev for Advanced 2nd Level Engineering | As specified in CDRLs |
| 0080 | Training Dev for Flight Service Specialist | As specified in CDRLs |
| 0081 | Training Dev for Site Supervisors | As specified in CDRLs |
| 0082 | Training Dev for Sys Administrators | As specified in CDRLs |
| 0083 | Update Training | As specified in CDRLs |
| 0084 | Training 2nd Level Engineering | As specified in CDRLs |
| 0085 | Training 1st Level Maintenance | As specified in CDRLs |
| 0086 | Training for FAA Trainers | As Required |
| 0087 | Training for T&E | As Required |
| 0088 | Training for Advanced 2nd level Engineering | As Required |
| 0089 | Training for Advanced 2nd level Engineering | As Required |
| 0090 | Task & Skills Report | As specified in CDRLs |
| 0091 | Software Management Documents | As specified in CDRLs |
| 0092 | Technical Data Package | As specified in CDRL |
| 0093 | Component Report | As specified in CDRL |
| 0094 | Asset Identification Report | As specified in CDRL |
| 0095 | Licenses and Warranties | As Required |
| 0096 | Source Code and Manufacturing Plan | As specified in CDRL |
| 0097 | 2nd level Engineering Maintenance Handbook | As specified in CDRL |
| 0098 | Maintenance Transition Plan | As specified in CDRL |
| 0099 | Exit Transition Plan | As specified in CDRL |

DELIVERY SCHEDULE FOR TIER 1

| CLIN | DESCRIPTION | QTY | UNIT | DATE DUE |
| --- | --- | --- | --- | --- |
| 2001 | WEATHER BRIEFING | 1 | Lot | 12 months ACA |
| 2001A | Graphical Wx Briefing IAW | 1 | Lot | 12 months ACA |
| 2001B | Trend Briefing Overlay IAW | 1 | Lot | 12 months ACA |
| 2001C | NOTAM Overlays IAW | 1 | Lot | 12 months ACA |
| 2001D | Delta Wx Briefing IAW | 1 | Lot | 12 months ACA |
| 2001E | Digital NOTAMs IAW | 1 | Lot | 12 months ACA |
| 2001F | ATTV IAW | 1 | Lot | 12 months ACA |
| 2001G | AVTT IAW | 1 | Lot | 12 months ACA |
| 2002 | IN-FLIGHT PROCESSING | 1 | Lot | 12 months ACA |
| 2002A | Airport Advisory Display IAW | 1 | Lot | 12 months ACA |
| 2002B | Digital Flight Process Slips IAW | 1 | Lot | 12 months ACA |
| 2002C | Handwriting Input Devices IAW | 1 | Lot | 12 months ACA |
| 2002D | Automated Flight Plan Tracking IAW | 1 | Lot | 12 months ACA |
| 2002E | Flight Related Updates IAW | 1 | Lot | 12 months ACA |
| 2003 | REMOTE ACCESS | 1 | Lot | 12 months ACA |
| 2003A | Web Portal IAW | 1 | Lot | 12 months ACA |
| 2003B | Remote Pilot Terminals IAW | 1 | Lot | 12 months ACA |
| 2003C | RMM IAW | 1 | Lot | 12 months ACA |
| 2003D | Internet Access IAW | 1 | Lot | 12 months ACA |
| 2004 | PERFORMANCE METRICS | 1 | Lot | 12 months ACA |
| 2004A | Call Monitoring IAW | 1 | Lot | 12 months ACA |