Onsite Imaging & Indexing Services

For

The Library of Congress

Copyright Office

Report of

“On-site Imaging & Indexing Demonstration”

# (Submitted to Information Systems Support)

Prepared by

Maritta Coppieters, VP, Sales

800-288-1265, ext. 227

maritta@bslw.com

1180 South 800 East

Orem, Utah 84097

http://www.bslw.com

I.	Table of Contents

I.	Table of Contents	2

II.	Summary of on-site demonstration activities	3

1.	List of personnel and equipment	3

2.	Scanning difficulties and challenges	4

III.	General comments on divisions and subsets	5

IV.	Cost/Benefits of different retrieval technologies	6

V.	Recommended approaches; Pricing	6

VI.	Anticipated difficulties & challenges for a large scale project	9

VII.	Samples: Images & Data	9

1.	Images	9

2.	Data	9

VIII.	Conclusion	10

II.	Summary of on-site demonstration activities

Backstage Library Works (or BSLW) gained an understanding of the Library of Congress Copyright Office (LCCO) need for catalog conversion in September of 2004.  BSLW learned more about the LCCO project from a preliminary site visit in September of 2004 and from documentation provided by Information Systems Support (ISS) after the on-site visit.  BSLW was invited to perform an on-site demonstration of its scanning capabilities, and agreed to a four day site demonstration.  BSLW’s primary purpose in the on-site demonstration was to confirm its understanding of the project and offer a price quote for its services in the digitization and indexing of the LCCO catalogs.

BSLW staff arrived at the LCCO for scanning purposes in October, 2004.  The catalog room had been briefly inspected during the preliminary site visit, and the BSLW technician spent the first few hours setting up her equipment and preparing a plan for digitization; scanning commenced on this first day.  Over the next few days, scanning continued, with no unforeseen problems or difficulties.  As in any digitization project, there were expected challenges and concerns, but nothing out of the ordinary for archival or catalog digitization.  BSLW has scanned millions of library cards over the past 15 years which made the process of scanning the copyright registration cards very familiar to us.

1.	List of personnel and equipment

Personnel

Kjerste Christensen was the BSLW technician assigned to the LCCO scanning demonstration.  Kjerste holds a B.A. in French and Linguistics, with a minor in Physics, from Brigham Young University (Provo, Utah).

Kjerste is experienced in working on digitization projects both on-site and in our home office.  Kjerste is trained on the operation of a wide range of scanners and software.  As a project manager Kjerste trains other technicians and reviews their work.  Kjerste pays close attention to the details of each project and insures that the work progresses effectively.

Kjerste’s on-site projects include:

- Northeast Massachusetts Regional Library System (correspondence and photo collections)

- Public Library of Anniston-Calhoun County (glass negatives)

- Weber State University (glass negatives)

- Jacksonville Public Library (photographs).

Other project experience includes:

- University of Maryland Law Library (publications, correspondence, and historical documents)

- Florida State University (oversize illustrations of circus costume designs)

- SUNY Albany (photograph collection)

- Ohio State University (Admiral Byrd Polar Expedition scrapbooks)

- University of Utah (Western Waters project – bound and unbound text, scan & OCR)

- CMOA (color processing of 48-bit images taken from 35 mm slides)

- Children’s Society of London (transcription of orphanage documents)

- Hamilton College (scanning and transcription of Civil War materials)

- Cactus and Succulent Society of America (scanning of Society journal)

- Southeastern Missouri State University (Map collection for instructional use)

Prior to joining the scanning team at Backstage Library Works Kjerste worked as a BSLW data technician doing MARC record processing.  As a student at BYU, Kjerste was employed as a student instructor in the Physics department.  She also has experience as a copy-to-copy editor.

Equipment

As the majority of the LCCO catalogs are card format, BSLW used a color sheetfed scanner, Fujitsu fi-5650c, for its scanning demonstration.  The Fujitsu scanner is well suited for the size and variable stock of a card catalog.  A scanning technician using the Fujitsu can process about 10,000 cards per day.  BSLW finds that with card catalog scanning, the amount of document prep required does not allow for much faster processing than this, if any.  These scanners are relatively inexpensive and require little operating space, which would allow for several to be used on-site at the LCCO.  Ideally, a team of scanning technicians would each work with a dedicated sheetfed scanner to process tens of thousands of cards each day.

Due to the cost of transport and setup, BSLW did not bring the equipment needed to digitize the bound volume catalogs for the demonstration.  BSLW recommends the use of a high speed digital cameraback  (such as the Sinar 54H or Imacon 528), and an overhead reprographics station for the bound volumes.  While this equipment is more costly than a simple sheetfed scanner, it is the least expensive way to capture archival quality images of bound volumes.

Pricing for scanning using both the Fujitsu and the Sinar are included in section “V. Recommended approaches; Pricing.”

2.	Scanning difficulties and challenges

The difficulties involved with card catalog digitization include document preparation, source document care, image quality, and overall project organization.

Document preparation

For the LCCO card catalog scanning, document prep included accessing the drawers, removing staples, unfolding cards, working around divider cards within the catalog, replacing cards, and replacing the catalog drawers.  Kjerste was able to prepare all documents for scanning during the scanning, so BSLW does not anticipate any difficulties in scanning the card catalog due to document preparation.

Scanning of the bound volumes will involve removing the catalogs to the scanning station, checking each volume to allow for the care required, scanning each page, and replacing the volumes.  BSLW does not anticipate difficulties in scanning the bound volumes due to document preparation.

Source document care

While the majority of the cards scanned were in good condition, there were some fragile cards that tore during the scanning process.  BSLW recommends that any brittle or fragile cards be scanned separately from the sheetfed group by using the overhead camera designated for the bound volume scanning.

When special care is required for the bound volume scanning, BSLW recommends a book cradle, if necessary, to provide gentle handling of the bound volumes.

Image quality

During the sheetfed scanning process, some of the cards were not pulled straight into the feeder.  The cards should be fed short-edge first (portrait orientation) rather than wide-edge first to prevent this problem.  The image clipping visible in some of the sample images is avoidable by following this procedure.  BSLW crops and deskews the images for best presentation and most efficient storage.

Overall project coordination

BSLW recommends a team of multiple scanning technicians for the LCCO project.  The coordination and supervision of such a team would require careful project management to ensure that all catalog items are scheduled, scanned, and the images accounted for, with no duplication of effort or crowding of staff among the catalogs.  A highly detailed and organized approach should be applied to the project plan, including scheduling of scanning and subsequent indexing services.

III.	General comments on divisions and subsets

BSLW suggests that scanning the card catalog be divided into record type, and further into drawers.  The catalog is already so divided, and BSLW does not find any advantage to dividing the catalogs into any other subsets for scanning.

BSLW does not feel that indexing would be best suited by any other division than record type and drawer.  If the LCCO, however, finds indexing or other processing to be beneficial in other subsets, the record types and drawer numbers for each indexing subset may be collected easily from the scanned sets of records and drawers.

IV.	Cost/Benefits of different retrieval technologies

As BSLW does not offer products for electronic document management or retrieval, we find no cost or benefit to the scanning and indexing portion of the conversion by using one retrieval technology over another.  BSLW is able to provide its images and data in most formats and its deliverables should be able to be loaded on almost any system.

V.	Recommended approaches; Pricing

BSLW offers the following recommended methodology and pricing.

Library of Congress Copyright Office

Washington, DC

Project: Copyright Office Catalog Conversion (minimum 50K items per batch)

Unit

Service				Price

Custom on-site profiling session			Included

Profile verification and production samples			Included

Scanning of card catalog, on-site

Typed and handwritten, 300 dpi, 24-bit color images, single sided

Per 4”x6” card			$ 0.10

Per 8”x6” card			$ 0.12

Typed and handwritten, 300 dpi, 24-bit color images, double sided

Per 4”x6” card			$ 0.13

Per 8”x6” card			$ 0.16

Scanning of bound volumes, on-site

300dpi, 24-bit color images

Per single page (10K page minimum per batch)			$ 0.46

On-site scanning costs			Included

Scanning of microfilm, off-site

400 dpi bi-tonal images

Per frame			$ 0.15

Indexing (manual, 4-7 data elements per item, 99.9% accuracy)		$0.75

Indexing (manual, 8-12 data elements per item, 99.9% accuracy)		$1.00

OCR text conversion (not recommended for structured data)		$0.13 to $0.75 per item

Raw OCR (estimated 99% accuracy at character level).

Image processing and Quality verification			Included

Production of database media (CD or DVD)			Included

Shipping costs				Actual

Comprehensive Quality Guarantee			Included

All work done by Backstage Library Works is delivered with our exclusive lifetime guarantee.   We will correct to the client’s satisfaction, and at our expense, any problem with our services, no matter when such problem comes to light.

Notes to Pricing

- All prices are in US dollars.

- Unit prices are estimates and may vary by +/- 20%.

- If in the course of processing the digitization, Backstage Library Works determines that the sample (and other information given by the Library) does not accurately reflect the actual composition of the collection, the pricing will be re-negotiated.

- Proposed methodology is to 1) digitize the cards and volumes on-site; 2) create a metadata record for each item off-site; and 3) process text conversion off-site.

VI.	Anticipated difficulties & challenges for a large scale project

As a large scale project, BSLW recommends an overall project manager supervising and acting as a liaison between the vendor and LCCO staff.  This project manager should have responsibility for imaging, both print and microfilm, and for indexing of all materials.  BSLW recommends an environment of team members led by team leaders, with statistical sampling on a daily basis, hourly productivity goals and requirements, and quality verification on an individual and team level.  BSLW recommends overall quality assurance by the vendor project manager as well as quality confirmation by the LCCO staff.

Depending on project size, BSLW may recommend hiring local labor for the on-site scanning.  Local labor would be hired, trained, and supervised by BSLW project staff.  For a large scale project, local labor management issues should be considered, including hiring, benefits packages, and personnel management.  For smaller scale projects, BSLW would recommend use of its current trained staff for on-site processing.

Please see “Overall project coordination,” in section “II. Summary of on-site demonstration activities” above for more comments about project coordination.

VII.	Samples: Images & Data

BSLW offers its sample images and data in the following formats.

1.	Images

Scanned images are arranged according the file naming conventions requested.  A small sample is attached to this e-mail and the remainder are on DVD (shipped separately).

2.	Data

BSLW sample metadata is attached to this e-mail and on DVD (shipped separately).  Indexed data is in two formats: 1) Excel spreadsheet and 2) tab-delimited text files (both with and without quotes).  Alternatively BSLW can produce MARC records from this data, though we would have to coordinate the MARC tagging to meet your system’s requirements.

VIII.	Conclusion

BSLW appreciates the opportunity to participate in the LCCO study on the feasibility of converting the LCCO catalogs into electronic format.  We look forward to any questions or comments and would be happy to discuss our findings with the LCCO or ISS staff at any time.

Respectfully submitted on January 24, 2005

Maritta Coppieters

Vice President, Sales

Backstage Library Works