# Agenda for 1211/03 Femtosecond Thursday meeting at 1:00 pm in 6-1105

Steve---IVID

Dave/Daniela----M1 update

Steve---W11 magnetic measurements

Minutes.

Steve reported that Sumitomo have submitted their quote for the IVID. The costs are as previously reported in their budgetary estimates with an additional $34K for the added scope of the pressurized hot water system. Shipping costs were not indicated. The present estimate includes shipping by sea.

Dave presented the analysis results for the M1 mirror for the Soft Xray beamline. The edge cooled design, which is the scope of the current estimate, has a tangential to surface slope peak of 22 micro radians, and a maximum temperature of 52deg. C. (reference temperature is 25 deg. C.) The design target slope is less than 10 micro radians rms which must also include slope errors from the polishing operation which are on the order of 1.5 micro radians. These numbers were for 400mA beam current. Operation of edge cooled mirrors with much lower temperatures than this has been problematic on the HHMI beamlines. Dave also presented results for two gun drilled design options and for the frit bonded face plate design, both at 400mA, and at 750mA beam current. These designs gave much improved calculated performance results. A full table of the analysis results is distributed with these minutes.  It is considered that the gun drilled and frit bonded face plate designs will have similar costs. The gun drilled design does not have joints at the regions of stress, the frit bonded option does not have the joint on the neutral axis and the geometry can produce stress concentrations. Bending stresses are also a consideration. For these reasons the frit bonded design is considered higher risk than the gun drilled option. The issue is that this mirror is located very close to the fast valve and a catastrophic failure will contaminate the ALS storage ring. Alan asked if a worst case scenario could be identified. We have two silicon face bonded mirrors operating at the ALS and similar designs are working at SSRL, all have worked well so far but all are isolated from the storage ring vacuum by a Be. Window. It was decided that this issue would be the primary topic of our meeting next week that should be attended by ALS management. Daniela was asked to prepare a presentation for this meeting that clearly identified all issues for each design option.

Steve presented the W11 magnetic measurements status. At the minimum gap of 12mm a peak field value of 1.96T was measured; the fundamental is 1.93T. The target value for the fundamental was 1.90T; the required value is 18.2T, which corresponds to a gap of approximately 13.5mm. The horizontal trajectory was calculated from By measurements. RMS deviation from a straight line is 27 micron, compared to a required 20 micron. After a single shim was installed this was reduced to 8.6 micron. The field integral for By was within 100 Gcm over a range –15mm<x<15mm. Variation of Bx over this range is 150 G-cm.. The “magic fingers” have not as yet been used. Steve commented that these results are the best we have achieved to date. Rms phase errors were reported to be 2.6 degrees; this will easily meet the requirements. Christoph brought up the issue of vertical trajectory errors. This had been discussed at the review. Steve commented that Bx has been measured, but it is very difficult to extract a believable trajectory from results, due to cross talk with the dominant By component. More thought is needed on this question. There was some discussion of the alignment of the Insertion Device in the storage ring, particularly with reference to the back tangent port.

Action Items (Updated)

Steve/Ross/Ben/Alan---plan for W16 after removal from the ring.

Steve/Bob – alignment of W11 in the storage ring (relative to the back-tangent port and e-beam

Steve – assessment of W11 vertical trajectory errors

Phil--- M1 mirror—worst case failure scenario.

Daniela-----prepare presentation on M1 situation for next meeting

Daniela------check the aperture upstream of the carbon filter.

Dave, Russell, Steve,--submit scope , cost estimate, and schedule documentation for final approval.

Phil---schedule Chopper design review with vendor..

David---establish the shielding requirements for Top Off operation with Rick Donahue

Alan/Bob----reconcile ALS funding plan with the requirements of the scope and schedule.

Christoph----Conclude longitudinal field harmonics study by end of September.

All – risk mitigation plans

All------update review presentation book.

Check options for W16 cost recovery with Gavin Robillard----Alan

(Steve reports from Robillard that if another national lab expresses interest in W16, we can only expect them to pay incidental costs of removal from the ring, packing, shipping etc.)