DOI E-Government Project Summary

| Project: | E-Training |
| --- | --- |
| Managing Partner: | Office of Personnel Management |
| Project Manager: | Jeff Pon, OPM |
| Project Description: | The E-Training initiative is a government-wide initiative to provide federal employees with one-stop access to a variety of high quality e-training courses and services. E-Training advances the President’s Management Agenda and supports agencies with the development of their human capital and the accomplishment of their missions by providing bureaus technology tools to access, deliver, and measure training and developmental activities. |
| Participating Agencies: | Department of Commerce; Department of Justice; USDA, VA, Department of Transportation, Treasury; The E-training initiative has had 51 successful learning management systems implementations in the federal sector. |
| Major Project Deliverables: | - Implementation of an enterprise-wide learning management system that will give DOI the ability to calculate, track and analyze return on training investments. - Consolidation of training systems that will allow for efficient delivery, management, tracking and reporting on all learning activities and opportunities at various levels in bureaus and the Department. - Ability to identify mandatory training for key positions, automatically assign training to employees in these positions, and track to ensure that the training is completed (critical for IT, procurement, firefighter, law enforcement, finance, and other positions). - Infrastructure for a comprehensive set of HR performance metrics. - Implementation of system will help correct the deficiencies noted in audits and reviews related to regulatory training requirements (i.e. certifications and mandatory training). - Full integration of training approval, tracking and payment in electronic format or integrated with other payment systems (credit card, etc.). - Leveraging Economies of Scale (Enterprise Licensing) E-training initiative would provide better value than open market or off GSA schedule or full open competition. . - Emulation of proven successful private sector business model and best practices for managing and delivering developmental opportunities to employees. |
| Accomplishments: | Commitment: - DOI’s Interagency Training Director’s Council (ITDC) reviewed Learning Management Systems and recommended a Department-Wide Learning Management System (FY 03) - DOI Strategic Human Capital Plan and Implementation Plan call for implementation of Learning Management System (LMS) by end of FY 05 (FY 03) - Human Capital Team endorses an E-Training LMS in FY 05 (FY 04) - DOI/OPM MOU Signed by Agency CIO, Assistant Secretary for Policy, Management and Budget and OPM e-Training Initiative Project Manager (June 2004) Requirements Definition Phase: - Initial Customer Meetings, ID Potential Services. Additionally, the IAA, which details the cost, schedule, features of functions of the GoLearn-provided LMS, will include functionality and strategies to mitigate security and DOI internet access and service disruption (in progress). - ID Requirements / Proposal Development (complete) - Conduct Vendor Demos, Evaluations (complete) - Select Vendors (June 2004) |
| Major Project Milestones: | - Complete Migration Assessment and Development Plan (8-04) - Sign IAA, IPAC Documents (9-04) - Issue Task Order Awards to Vendors (10-04) - Project Kickoff (10-04) - Conduct Soft Launch, Agency Testing – time dependent upon client specification (12/04 – 6/05) - Decommission Agency Legacy e-learning system(s). NOTE: DOI Systems will be shut down only after the GoLearn-provided systems are implemented and functioning properly (by 7/05) |
| DOI Involvement in Project: | The Office of Personnel Policy provides oversight to the DOI E-Training initiative. From FY 03 – 2/04, DOI coordinated reviews and informational meeting with the managing partner and vendors. In FY 03, consensus with bureau representatives was reached on requirements for an enterprise-wide system. In Feb of 2004, DOI established a formal project team and assigned a program manager to develop and oversee a plan to roll out an enterprise-wide LMS for DOI. The team consists of bureau representatives currently maintaining their bureau’s learning systems and of training professionals. The group has conducted 8 vendor demos. The team is in the process of completing a migration assessment plan. |
| DOI Milestones: | See Major Project Milestones |
| DOI Representative: | Marta Kelly, MMS (703-787-1313, marta.kelly@mms.gov) |
| DOI Bureau Involvement: | DOI Project Manager: Marta Kelly, 703-787-1313 NBC IT POC: Bob Scheibel, 303-969-7205 OS/PPM: Terry Steele, 202-208-6755 BLM- Ron Tucker, 602-906-5610 USGS – Sherry Smith, 703-648-7453 BOR – Norma Martinez, 303-445-2763 MMS – Marta Kelly, 703-787-1313 FWS & OSM, Pat Houghton, 304-876-7267 BIA- Patti MacLeod, 202-208-2893 DOIU – Robert Veltkamp, 202-208-3441 NPS – Rich Arnold, 303-969-2726 OST – Dianne Moran, 505-816-1060 EEO- Samuel Browser, 505-816-1060 Test and User Acceptance Coordinator: Sherry Smith – USGS, 703-648-7453 End User Training Coordinator: Robert Veltkamp- DOIU, 202-208-3441 |
| Last Updated: | July 2, 2004 |