DOTXX071: DOT eGrants Consolidation

Exhibit 300: Part I: Summary Information and Justification (All Capital Assets)

| I.A. Overview |
| --- |
| 1. Date of Submission: | 9/11/2006 |
| 2. Agency: | Department of Transportation |
| 3. Bureau: | Office of the Secretary |
| 4. Name of this Capital Asset: | DOTXX071: DOT eGrants Consolidation |
| 5. Unique Project (Investment) Identifier: (For IT investment only, see section 53. For all other, use agency ID system.) | 021-04-04-00-01-1326-00 |
| 6. What kind of investment will this be in FY2008? (Please NOTE: Investments moving to O&M ONLY in FY2008, with Planning/Acquisition activities prior to FY2008 should not select O&M. These investments should indicate their current status.) | Mixed Life Cycle |
| 7. What was the first budget year this investment was submitted to OMB? | FY2007 |
| 8. Provide a brief summary and justification for this investment, including a brief description of how this closes in part or in whole an identified agency performance gap: |
| The DOT eGrants consolidation effort will automate paper grant processes and reduce the number of Departmental grant systems. Eliminating paper and reducing the number of systems will improve grantor efficiency and minimize system maintenance costs. Currently, grantors create their own spreadsheets to track grant applications, awards and spending. Some grantors spend 25% of their time checking payments. The FY07/FY08 DOT budgets do not increase grantor FTE. Thus, existing personnel must be given better tools to manage the entire grant process. The 1st priority is establishing an interace to Grants.gov. As grantors now download applications from Grants.gov to their workstations, they sometimes do not know where the files reside. Accountability of incoming grant applications is weak at the Agency/Dept levels. The DOT interface to Grants.gov will provide routing to the specific DOT office and/or system as well as establish a central grants database for reporting/accountability. The 2nd priority is to automate over 40 paper grant processes. Two DOT grant agencies are entirely paper based and all of the others, but one, have a mix of paper and automated systems. Paper grant processes will be at risk with the new A-123 (Internal Controls) and new legislation (HR5060, S2590) for a public facing grant reporting website. A consolidated DOT grants system will standardize grantor steps and help new grantors. Two of the existing grant systems, at the Office of the Secretary level, are available for the entire DOT grant community - GIS (Grant Information System) and GNS (Grant Notification System). GIS collects grant award data and transfers it to the Census FAADS system; GNS transfers grant notices over $1 million to Congress. Both of these reporting systems contain common data items and need to be combined. Several DOT grant systems are fairly new--SOAR (FAA) and FedStar (PHMSA), and have not yet come near exhausting their life cycle. It is a better investment to address consolidating and refreshing the modules of older systems as a priority through the proposed GMLoB consortia partnership with HUD. Several DOT grant systems are very small--GADICS and GMS. They need to be consolidated. Grant payment methods vary and need to be standardardized/streamlined. Faxed invoices for grant payment are not efficient and the number of interfaces to the DOT Delphi system (Federal CoE) needs to be reduced. GMLoB partnership with HUD will benefit both DOT & HUD grantors & grantees. |
| 9. Did the Agency's Executive/Investment Committee approve this request? | Yes |
| a. If "yes," what was the date of this approval? | 8/16/2006 |
| 10. Did the Project Manager review this Exhibit? | Yes |
| 11. Contact information of Project Manager? |
| Name |
| Redacted |
| Phone Number | redacted |
| Email | redacted |
| 12. Has the agency developed and/or promoted cost effective, energy efficient and environmentally sustainable techniques or practices for this project. | Yes |
| a. Will this investment include electronic assets (including computers)? | Yes |
| b. Is this investment for new construction or major retrofit of a Federal building or facility? (answer applicable to non-IT assets only) | No |
| 1. If "yes," is an ESPC or UESC being used to help fund this investment? |  |
| 2. If "yes," will this investment meet sustainable design principles? |  |
| 3. If "yes," is it designed to be 30% more energy efficient than relevant code? |  |
| 13. Does this investment support one of the PMA initiatives? | Yes |
| If "yes," check all that apply: | Expanded E-Government, R and D Investment Criteria, Budget Performance Integration, Financial Performance, Eliminating Improper Payments |
| 13a. Briefly describe how this asset directly supports the identified initiative(s)? | The consolidated eGrants project will address OMB's GMLoB initiative as well as PL 106-107 to streamline Federal grant making. Automation of paper processes improves efficiency, accountability and financial management. Consolidation of 10 grant systems into one minimizes O&M expenditures. GmLoB CoE partnership with HUD will cross level grants expertise and IT resources to minimize development expenses. The DOT/HUD CoE will be integrated with the DOT FMLoB CoE - Delphi. |
| 14. Does this investment support a program assessed using the Program Assessment Rating Tool (PART)? (For more information about the PART, visit www.whitehouse.gov/omb/part.) | Yes |
| a. If "yes," does this investment address a weakness found during the PART review? | Yes |
| b. If "yes," what is the name of the PART program assessed by OMB's Program Assessment Rating Tool? | All FTA Grant Funding Programs |
| c. If "yes," what PART rating did it receive? | Adequate |
| 15. Is this investment for information technology? | Yes |
| If the answer to Question: "Is this investment for information technology?" was "Yes," complete this sub-section. If the answer is "No," do not answer this sub-section. |
| For information technology investments only: |
| 16. What is the level of the IT Project? (per CIO Council PM Guidance) | Level 3 |
| 17. What project management qualifications does the Project Manager have? (per CIO Council PM Guidance): | (1) Project manager has been validated as qualified for this investment |
| 18. Is this investment identified as "high risk" on the Q4 - FY 2006 agency high risk report (per OMB's "high risk" memo)? | No |
| 19. Is this a financial management system? | Yes |
| a. If "yes," does this investment address a FFMIA compliance area? | Yes |
| 1. If "yes," which compliance area: | Sections 2 and 4 |
| 2. If "no," what does it address? |  |
| b. If "yes," please identify the system name(s) and system acronym(s) as reported in the most recent financial systems inventory update required by Circular A-11 section 52 |
| FTA: TEAM - Transportaion Electronic Award Management system DOTS DELPHI (FMLoB CoE) ECHO FHWA: FMIS - Fiscal Management Information System DELPHI (FMLoB CoE) |
| 20. What is the percentage breakout for the total FY2008 funding request for the following? (This should total 100%) |
| Hardware | 2.000000 |
| Software | 8.000000 |
| Services | 90.000000 |
| Other |  |
| 21. If this project produces information dissemination products for the public, are these products published to the Internet in conformance with OMB Memorandum 05-04 and included in your agency inventory, schedules and priorities? | Yes |
| 22. Contact information of individual responsible for privacy related questions: |
| Name |
| Redacted |
| Phone Number | redacted |
| Title | DOT Privacy Officer |
| E-mail | redacted |
| 23. Are the records produced by this investment appropriately scheduled with the National Archives and Records Administration's approval? | No |

| I.B. Summary of Funding |
| --- |
| Provide the total estimated life-cycle cost for this investment by completing the following table. All amounts represent budget authority in millions, and are rounded to three decimal places. Federal personnel costs should be included only in the row designated "Government FTE Cost," and should be excluded from the amounts shown for "Planning," "Full Acquisition," and "Operation/Maintenance." The total estimated annual cost of the investment is the sum of costs for "Planning," "Full Acquisition," and "Operation/Maintenance." For Federal buildings and facilities, life-cycle costs should include long term energy, environmental, decommissioning, and/or restoration costs. The costs associated with the entire life-cycle of the investment should be included in this report. |
| Table 1: SUMMARY OF SPENDING FOR PROJECT PHASES (REPORTED IN MILLIONS) (Estimates for BY+1 and beyond are for planning purposes only and do not represent budget decisions) |  |

|  | PY - 1 and Earlier | PY 2006 | CY 2007 | BY 2008 | BY + 1 2009 | BY + 2 2010 | BY + 3 2011 | BY + 4 and Beyond | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| redac |
| Budgetary Resources | 0.032 | 0.496 | 0.948 | 2.106 | redacted | redacted | redacted | redacted | redacted |
| Acquisition |
| Budgetary Resources | 11.48 | 0 | 3 | 4.92 | redacted | redacted | redacted | redacted | redacted |
| Subtotal Planning & Acquisition |
| Budgetary Resources | 11.512 | 0.496 | 3.948 | 7.026 | redacted | redacted | redacted | redacted | redacted |
| Operations & Maintenance |
| Budgetary Resources | 27.065 | 6.85 | 6.799 | 6.226 | redacted | redacted | redacted | redacted | redacted |
| TOTAL |
| Budgetary Resources | 38.577 | 7.346 | 10.747 | 13.252 | redacted | redacted | redacted | redacted | redacted |
| Government FTE Costs |
| Budgetary Resources | 1.986 | 1.252 | 1.379 | 1.863 | redacted | redacted | redacted | redacted | redacted |
| Number of FTE represented by Costs: | 0 | 0.000 | 1.000 | 1.000 | redacted | redacted | redacted | redacted | redacted |

| Note: For the cross-agency investments, this table should include all funding (both managing partner and partner agencies). Government FTE Costs should not be included as part of the TOTAL represented. |
| --- |
| 2. Will this project require the agency to hire additional FTE's? | No |
| a. If "yes," How many and in what year? |  |
| 3. If the summary of spending has changed from the FY2007 President's budget request, briefly explain those changes: |
| redacted |

| I.C. Acquisition/Contract Strategy |
| --- |
| 1. Complete the table for all (including all non-Federal) contracts and/or task orders currently in place or planned for this investment. Total Value should include all option years for each contract. Contracts and/or task orders completed do not need to be included. |
| Contracts/Task Orders Table: |  |

| Row Number | Redacted | Type of Contract/ Task Order | Has the contract been awarded? | If so what is the date of the award? If not, what is the planned award date? | Start date of Contract/ Task Order | End date of Contract/ Task Order | Total Value of Contract/ Task Order | Is this an Interagency Acquisition? | Is it performance based? | Competitively awarded? | What, if any, alternative financing option is being used? | Is EVM in the contract? | Does the contract include the required security and privacy clauses? | Name of CO | CO Contact information (phone/email) | Contracting Officer Certification Level | If N/A, has the agency determined the CO assigned has the competencies and skills necessary to support this acquisition? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |

| 2. If earned value is not required or will not be a contract requirement for any of the contracts or task orders above, explain why: |
| --- |
| Earned value is not required on contracts for steady state projects. |
| 3. Do the contracts ensure Section 508 compliance? | Yes |
| a. Explain why: |  |
| 4. Is there an acquisition plan which has been approved in accordance with agency requirements? | Yes |
| a. If "yes," what is the date? | 7/19/2006 |
| b. If "no," will an acquisition plan be developed? |  |
| 1. If "no," briefly explain why: |  |

| I.D. Performance Information |
| --- |
| In order to successfully address this area of the exhibit 300, performance goals must be provided for the agency and be linked to the annual performance plan. The investment must discuss the agency's mission and strategic goals, and performance measures must be provided. These goals need to map to the gap in the agency's strategic goals and objectives this investment is designed to fill. They are the internal and external performance benefits this investment is expected to deliver to the agency (e.g., improve efficiency by 60 percent, increase citizen participation by 300 percent a year to achieve an overall citizen participation rate of 75 percent by FY 2xxx, etc.). The goals must be clearly measurable investment outcomes, and if applicable, investment outputs. They do not include the completion date of the module, milestones, or investment, or general goals, such as, significant, better, improved that do not have a quantitative or qualitative measure. |
| Agencies must use Table 1 below for reporting performance goals and measures for all non-IT investments and for existing IT investments that were initiated prior to FY 2005. The table can be extended to include measures for years beyond FY 2006. |
| Performance Information Table 1: |  |

| Fiscal Year | Strategic Goal(s) Supported | Performance Measure | Actual/baseline (from Previous Year) | Planned Performance Metric (Target) | Performance Metric Results (Actual) |
| --- | --- | --- | --- | --- | --- |
| 2003 | FHWA Performance Plan/Organizational Excellence/Improve ability to manage for results. DOT Strategic Plan/Organizational Excellence/Improved Financial Management | Decrease the unexpended balance for projects with no activity for 12 months or more to 1.8 billion (10% reduction) | The unexpended balance for projects with no activity for 12 months or more is 2 billion dollars. | Reduce the percentage of unexpended balance to 1.8 billion (10%). | The unexpended balance for projects with no activity for 12 months or more is 1.73 billion dollars. |
| 2003 | FHWA: President's Management Agenda (PMA) /Improved Financial Performance E-Government DOT Strategic Plan/Organizational Excellence/Advance the Department's ability to manage for results and achieve the goals of the PMA | Improve customer satisfaction to 80% | 75 % of Customers are satisfied with availability and functionality of FMIS. | Increase the percentage of satisfied customers (State Partners & FHWA Division Office users) to 80%. | 80% of Customers indicate satisfaction with availability and functionality of the FMIS. |
| 2003 | FTA Strategic Business Plan-Goal 3: Business Processes and Technology FTA Goal 3: Establish effective business processes and leverage technology. | Set a 60 day goal for awarding a grant after submission of a completed application. | FY 2002 Federal Transit Administration FY 2002 Grant processing Report and helpdesk progress reporting statistics | Percent of projected closed in 60 days - 80 percent. | Using the FY 2003 grant-processing report as an evaluation tool FTA reported the average number of days FTA staff took to award a complete application was 37 days. 88% of all grants processed were processed with in the 60-day time period. |
| 2003 | FTA Goal 1:Attract and retain the best people :FTA Goal 2: Deliver products and services that re valued by FTA customers. | Improve the quality of applications by providing TEAM Training to all new users. Conduct at least 100 training sessions | FY 2002 helpdesk progress reporting statistics. | Conduct 100 training sessions for new users of the TEAM application during the FY 2003 operational year. | FTA provided 108 training sessions during fiscal year 2003. |
| 2003 | Organizational Excellence: For NHTSA to provide the easiest, most efficient and secure method for states to apply for and track grants and funds | Allow states to submit 100% of grant plans, applications, evaluations, etc. electronically, through the Grant Tracking System by FY04. | Currently states submit 90% all grant plans, applications, evaluations, etc. electronically through the Grant Tacking System | The metric will be the percent of functional interface points achieved in the integration of GTS and the E-Grant Application system | This goal was not achieved; the Agency tried to get States to submit electronically, and they would not. |
| 2003 | Organizational Excellence | Have all states with compatible systems submit data through FMIS. | States submit data either through FMIS, State designed spreadsheets, or hard copy. | The remaining 12 States should use FMIS by the end of FY03 | A few states can not afford to build the interface to FMIS. |
| 2004 | FHWA Performance Plan/Organizational Excellence/Improve ability to manage for results. DOT Strategic Plan/Organizational Excellence/Improved Financial Management | Unexpended balance for projects with no activity for 12 months or more. | The unexpended balance for projects with no activity for 12 months or more is 1.73 billion dollars. | Decrease the percentage unexpended balance to 1.6 billion (10% reduction). | The unexpended balance for projects with no activity for 12 months or more is $1.83 billion. |
| 2004 | FHWA: President's Management Agenda (PMA) /Improved Financial PerformanceE-Government DOT Strategic Plan/Organizational Excellence/Advance the Department's ability to manage for results and achieve the goals of the PMA | Customer satisfaction to (% of customers satisfied) | Based on customer interviews 80% of the customers are satisfied with availability and functionality of FMIS. | Increase the percentage of satisfied customers (State Partners & FHWA Division Office users) to 85%. | 85% of customers indicate satisfaction with availability and functionality of FMIS. |
| 2004 | Strategic and Performance Goals - Organizational Excellence FTA Goal 2: Deliver products and services that are valued by FTA customers. FTA Goal 4: Position public transportation as the mode of choice in America. | Set a goal to close grants historic grants that have not had a disbursement for one year and where there are no current Financial Status or Quarterly Milestone reports. | FY 2003 Federal Transit Administration FY 2003 Summary of financial and quarterly Reports, and helpdesk progress reporting statistics | Target 90 per cent. | 97% of all grants were awarded within 45 days from the date submitted. |
| 2004 | TEAM supports all of FTA's performance goals/measures. The outcomes include increased mobility and accessibility for all Americans, & improvement of the transportation infrastructure, an essential element to improving mobility and accessibility. | A yearly increase in ridership adjusted for employment in transit systems nationwide | Yearly increase: of 2% in the average transit market (150 largest transit agencies), adjusted for changes in employment levels (new measure in 2003) | Percent increase in transit ridership adjusted for changes in employment levels | 0.7% |
| 2004 | FTA Goal 2: Deliver products and services that are valued by FTA customers. | Improve the quality of applications, financial reporting, and project budgets by providing TEAM Training to all new users. Conduct at least 100 training sessions | FY 2004 helpdesk user training evaluations, and reporting statistics that are compiled monthly. | Conduct 100 training sessions for new users of the TEAM application during the FY 2004 operational year. | FTA provided 108 training sessions during fiscal year 2004. |
| 2004 | FTA Strategic Business Plan- Goal 3: Business Processes and Technology FTA Goal 3: Establish effective business processes and leverage technology. | Set a 80% on-time goal for filing financial status reports, and quarterly milestone progress reports for all new awards. | FTA will use the progress reporting statistics from the Help Desk data query programs, and regional activity reports from the Year End Closing for FY 2004. | Target 80% | During the reporting cycle, 97% of all quarterly reports were processed using the web. |
| 2004 | NHTSA: Organizational Excellence | 50% Interface with the Presidential E-Grant Application system, when it is ready in FY06. This will further enhance grant seekers to go to a single source to gain grant information | GTS supports the Presidents and Agency's goal of providing customers with electronic information and processes to permit an electronic means for applying for grants for NHTSA Grants | The Interface percentage complete of GTS with the Presidential E-Grant Application system will be a percent of the total integration milestones completed divided by the total number of integration milestones at the end of a measurement year. | Using Grants.gov for discretionary grants |
| 2004 | Organizational Excellence | Percentage of required reports identified in FY03. | There were 113 identified FMIS reports needed. | 100% of reports are complete | Goal accomplished. |
| 2005 | FHWA Performance Plan/Organizational Excellence/Improve ability to manage for results. DOT Strategic Plan/Organizational Excellence/Improved Financial Management | Unexpended balance for projects with no activity for 12 months or more. | In FY 04 the unexpended balance for projects with no activity for 12 months or more was $1.83 billion. | Decrease the percentage of unexpended balance by 10%. | The unexpended balance for projects with no activity for 12 months or more is $2.02 billion (increase related to Emergency Relief projects in response to FY04/05 hurricanes). |
| 2005 | FTA Strategic Business Plan- Goal 3: Business Processes and Technology | Set a goal to close grants within 60 days that are 100% disbursed. | FY 2002 helpdesk progress reporting statistics | Target 90% | 91% |
| 2005 | FTA: Strategic and Performance Goals - Organizational Excellence | Provide timely online help desk support for increased customer satisfaction. | FY 2003 helpdesk statistics | Target 90 per cent | 90% |
| 2005 | NHTSA: Strategic and Performance Goals - Organizational Excellence | Locate and close grants with no activity within the past fiscal year | FY 2003 progress reporting statistics | Target 95% | 98% |
| 2005 | NHTSA: Organizational Excellence | 50% Interface with Grants.gov. This will further enhance grant seekers to go to a single source to gain grant information. | GTS supports the Presidents and Agency's goal of providing customers with electronic information and processes to permit an electronic means for applying for grants for NHTSA Grants | The Interface percentage complete of GTS with Grants.gov will be a percent of the total integration milestones completed divided by the total number of integration milestones at the end of a measurement year. | This goal cannot be met until the DOT portal is built to interface with Grants.gov. It is therefore being repeated for 2006. |
| 2005 | FHWA: Organizational Excellence: Find the best business solutions to accomplish the Department's mission through world-class acquisition and grants business processes. | Single interface to Grants.gov that automatically converts applications to appropriate formats for each existing grants-management system. | No automated connection to Grants.gov. | Started with just 10 systems | 40 systems |
| 2005 | FHWA: President's Management Agenda / Improved Financial Performance eGovernment -- DOT Strategic Plan / Organizational Excellence / Advance the Department's ability to manage for results and achieve the goals of the PMA | Improve customer satisfaction by 5% | Baseline for FMIS to be determined by 2004 survey FY 2005 Q1 | The percentage of satisfied FMIS customers (State Partners and FHWA Division Office users) | 5% goal met. |
| 2005 | Support FAA's 1) Flight Plan that specifies annual goals to ensure a safe & efficient air transportation; 2) Operational Evolution Plan that defines FAA's long term commitments for improving capacity and efficiency in the National Airspace | Submit project documentation for congressional notification to be submitted to OST for 90% AIP discretionary funds within 60 days after such funds are made available to FAA regions in the SOAR system. | Program and track all AIP grants electronically on SOAR to ensure that 100% of all funds released by OST by Aug. 31st are obligated by Sept. 30th | Take necessary action to eliminate grants that are inactive for 18 months or more and to close out 95% of grants that are 4 years and older. In addition, achieve annual goals for runway safety area improvements and noise enhancement AIP projects. | Met goals- at least 90% discretionary funds within 60 days after available to Regions in SOAR, eliminating grants inactive 18 mos, closing 95% of grants 4 yrs, goals for runway safety/noise projects. Grants released by OST by 31 Aug oblig by 30 Sep. |
| 2005 | Support the FAA's 1) Flight Plan that specifies annual goals to ensure a safe and efficient air transportation; and 2) Operational Evolution Plan that defines FAA's long term commitments for improving capacity and efficiency in the National Airspace. | Submit project documentation for congressional notification to be submitted to OST for 90% AIP discretionary funds within 60 days after such funds are made available to FAA regions in the SOAR system. In addition, take necessary action to eliminate grants that are inactive for 18 months or more and to close out 95% of grants that are 4 years and older. Further, achieve annual goals for runway safety area improvements and noise enhancement AIP projects. | Program and track all AIP grants electronically on SOAR to ensure that 100% of all funds released by OST by Aug. 31st are obligated by Sept. 30th. | FAA regional performance is tracked monthly using SOAR FAA regions on target to meet FY 2005 national goals, with the exception of close out of older grants. | Met goals- at least 90% discretionary funds within 60 days after available to Regions in SOAR, eliminating grants inactive 18 mos, closing 95% of grants 4 yrs, goals for runway safety/noise projects. Grants released by OST by 31 Aug oblig by 30 Sep. |
| 2006 | FTA and Departmental Strategic Goals, Core Accountabilities and Strategic Business Plan: Goal 2 Products and Services, Key Strategy includes Goal 3 Business Processes and Technology. The Key Strategies include: Identify/incorporate best practi | The FTA has shown improvements with awarding grants within 45 days from submission and closing grants that are 100% disbursed or over 5 years old using reengineered work flow processes in the TEAM-Web system. | FTA will use the progress reporting statistics from the Help Desk data query programs, and regional activity reports from the Year End Closing for FY 20043 | Using the FY 2005 quarterly progress reporting-processing report as an evaluation tool FTA will compute the targeted goals. | Will be determined at the year end evaluation |
| 2006 | FTA Strategic Business Plan- Goal 3: Business Processes and Technology FTA Goal 3: Establish effective business processes and leverage technology. | Using the annual TEAM closing report close 95% of all identified grants within the first quarter. | FY 2005 Federal Transit Administration FY 2005 Grant processing Report and helpdesk progress reporting statistics | Target 95% | To be determined at the end of the fiscal quarter |
| 2006 | Support the FAA's 1) Flight Plan that specifies annual goals to ensure a safe and efficient air transportation; 2) Operational Evolution Plan that defines FAA's long term commitments for improving capacity and efficiency in the National Airspace. | Achieve annual goals for funding runway safety area improvements, runway pavement condition and noise enhancement AIP projects. In addition, ensure monthly reconciliation with DELPHI and support the agency's schedule for year-end reconciliation/close-out. | Program and track all AIP grants electroncically on SOAR to ensure that 100% of all funds released by OST by 31 Aug are obligated by 30 Sept. Submit project documentation for Congressional notification to OST for 90% AIP discretionary grants. | FAA regional performance is tracked monthly using SOAR. | Will be determined at the year-end evaluation. |
| 2006 | FHWA: DOT Strateigc Plan/Organizational Excellence/Advance the Department's ability to manage for resuilts and achieve the goals fo the PMA. | Customer satisfaction (% of customers satisfied) | Based on customer interviews 85% of the customers are satisfied with availability and functionality of FMIS. | Increase the percentage of satisfied customers (State Partners & FHWA Division Office users) to 87.5% | Actual results will be available in Annual Report by FY 2007 Q1. |
| 2006 | FHWA: DOT Strategic Plan/Organizational Excellence/Improved Financial Management | Unexpended balance for projects with no activity for 12 months or more. | In FY05 the unexpended balance for projects with no activity for 12 months or more was 2.02 billion. | Decrease the percentage of unexpended balance by 10%. | 2007 Q1. |
| 2006 | FTA Strategic Business Plan - Goal 3: Business Processes and Technology; Establish effective business processes and leverage technology. | Monitor average grant processing time across programs. | 9/2005: 28 days | 36 days overall average | 2006 Q3: 26 days |
| 2007 | Support the FAA's 1) Flight Plan that specifies annual goals to ensure a safe and efficient air transportation; and 2) Operational Evolution Plan that defines FAA's long term commitments for improving capacityefficiency in the National Airspace. | Issue 90% of all construction and equipment AIP grants based on bids. Also, achieve annual goals for funding runway safety area improvements, runway pavement condition and noise enhancement AIP projects. | Program and track all AIP grants electronically on SOAR to ensure that 100% of all funds released by OST by 31 Aug are obligated by 30 Sept. Submit project documentation for Congressional notification to to OST for 90% AIP discretionary grants. | FAA regional performance is tracked monthly using SOAR. | Will be determined at the year-end evaluation. |
| 2007 | FHWA: DOT Strategic Plan/Organizational Excellence/Improved Financial Management | Unexpended balance for projects with no activity for 12 months or more. | In FY 06 the unexpended balance for projects with no activity for 12 onths or more - TBD in FY07 Q1. | Decrease the percentage of unexpended balance by 10%. | Actual results will be available in FY07 Annual Report by FY 2008 Q1. |
| 2007 | FTA: Prepare for IT Consolidation/Move to new DOT building | Monitor network and TEAM availability during DOT consolidation. | New measure | 95% up time | TBD at end of year |
| 2007 | FTA and Departmental Strategic Goals, Core Accountabilities and Strategic Business Plan: Goal 2 - Products and Services, Key Strategy includes Goal 3 Business Processes and Technology. | Monitor closure of fully disbursed grants. | 9/2005: 98% | 95% of fully disbursed grants included in the measure list. | TBD at end of year |
| 2007 | FTA Strategic Business Plan - Goal 3: Business Processes and Technology, FTA Goal 3: Establish effective business processes and leverage technology. | Monitor closure of old and inactive grants. FTA will assemble a list of grants that were obligated over 5 years ago, and haven't had a disbursement in 18 months at BOY, and distribute to the regions for review. | 9/2005:77% | Target 90% |  |
| 2007 | FTA Strategic Business Plan, Goal 3: Business Processes and Technology, FTA Goal 3: Establish effective business processes and leverage technology. | Monitor average grant processing time across programs | 9/2005: 28 days | 36 days overall average | TBD at end of year |
| 2008 | FHWA: DOT Strategic Plan/Organizational Excellence/Improved Financial Management | The number of reports available in spreadsheet format to FMIS users. | The number of FMIS reports importable to spreadsheet formats for financial applications locally is 12. | Increase the number of reports available for spreadsheet conversion format from 10% to 35% of current number of reports. | Actual results will be available in FY08 Annual Report by FY 2009 Q1. |
| 2008 | FHWA: Organizational Excellence | Increase the number of States that have compatible systems submitting project agreement data electroncially through FMIS system. | Number of States submitting data through the FMIS system is 40. | To increase the number of States using electronic project agreement submission 15% by the end of FY 2008. | Actual results will be available in FY08 Annual Report by FY 2009 Q1. |
| 2008 | Organizational Excellence | NHTSA: 100% interface with the GMLoB consolidated eGrant system when it is ready in FY08. This will further enhance grant applicants to go to a single source for grant information. | GTS supports the PMA goal of providing customers with electronic information and proceses to permit an electronic means for applying for NHTSA grants. | The interface percentage complete of GTS with the GMLoB consolidated eGrant system is a percent of the total integration milestones completed. | Percentage of system integration complete. |
| 2008 | Organizational Excellence | NHTSA: 100% interface with the DOT Grant Noticiation System when it is ready in FY08. This will enhance and support the GMLoB and DOT directive of consolidating grant systems. | GTS supports the PMA goal of providing electonric information and processes for grant applications. | The percentage of interface completion between GTS and GNS. | Percentage available during Q1, 2009. |
| 2008 | FTA and DOT Strategic Goals, Core Accountabilities and Strategic Business Plan: Goal 2: Products and Services, key Strategy includes Goal 3 Business Processes and Technology | Monitor closure of fully disbursed grants. FTA will assemble a list of grants that are fully disbursed at BOY and distribute to the regions for review. | 9/2005:77% | Target 90% | TBD at end of year |
| 2008 | FTA Strategic Business Plan - Goal 3: Business Processes and Technology, FTA Goals 3: Establish effective business processes and leverage technology. | Monitor closure of old and inactive grants. Produce a list of grants obligated over 5 years ago that haven't had disbursements in 18 months at BOY and distribute to regions for review. | 9/2005:77% | Target 90% | TBD at year end |
| 2008 | FTA Strategic Business Plan - Goal 3: Business Processes and Technology, FTA Goal 3: Establish effective business processes and leverage technology. | Monitor average grant processing time across programs. | 9/2005: 28 days | 36 days overall average | TBD at year end |
| 2008 | Organization Excellence | Develop a plan to share and/or consolidate grant system components reducing maintenance costs by 15% annually. | 10 DOT grant systems | Reduce number and size of DOT grant systems | TBD |

| All new IT investments initiated for FY 2005 and beyond must use Table 2 and are required to use the Federal Enterprise Architecture (FEA) Performance Reference Model (PRM). Please use Table 2 and the PRM to identify the performance information pertaining to this major IT investment. Map all Measurement Indicators to the corresponding "Measurement Area" and "Measurement Grouping" identified in the PRM. There should be at least one Measurement Indicator for at least four different Measurement Areas (for each fiscal year). The PRM is available at www.egov.gov. |
| --- |
| Performance Information Table 2: |  |

| Fiscal Year | Measurement Area | Measurement Category | Measurement Grouping | Measurement Indicator | Baseline | Planned Improvement to the Baseline | Actual Results |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2004 | Technology | Efficiency | Improvement | How many State DOTs exchange data with FMIS via automated electronic data sharing | 9 State DOTs exchange data with FMIS via automated electronic data sharing | Increase number of electronic data sharing States to 10 | 10 States exchanging electronic data with FMIS; goal met. |
| 2005 | Customer Results | Service Coverage | Service Efficiency | How many customers directly access FMIS, and how many are fully automated | 41 of 53 States and territories directly access FMIS. Of the 41, nine are fully automated for electronic data sharing | Increase the number of States and territories that directly access FMIS from 41 to 42 (2% increase) | Actual number of States using direct access to FMIS will be available in FY 2006 Q1 |
| 2005 | Mission and Business Results | Workforce Management | Training and Employment | How many users and employees receive training | 4-6% of users and employees require training due to turnover and FMIS enhancements | Train 4% of users and employees on FMIS | Actual number of users and employees trained will be available in FY 2006 Q1 |
| 2005 | Processes and Activities | Management and Innovation | Compliance | Section 508 compliance for FMIS | FMIS is not Section 508 compliant | FMIS will be 100% Section 508 compliant by December 31, 2005 | 10% complete due to resource limitations |
| 2005 | Processes and Activities | Management and Innovation | Compliance | Number of projects that have correct project balances | 4% of FHWA projects have incorrect balances in DOT's DELPHI accounting system | Reduce the percentage of incorrect project balances by 90% | Actual results available by FY 2006 Q1 |
| 2005 | Processes and Activities | Productivity and Efficiency | Productivity | How quickly contract authority and fund obligations are posted after receipt | FMIS contract authority and fund obligations are posted within two days of receipt | Continue to post contract authority and obligation data within two days of receipt to improve stewardship and accountability for expenditures and to implement SAFETEA requirements | Actual results available in FY 2006 Q1 |
| 2006 | Customer Results | Service Coverage | Service Efficiency | GTS: 175 | GTS currently only tracks NHTSA grant funding information. | This measurement is the % of GTS processes integrated with Grants.gov by FY06 - permitting customers to go to a single source to apply and track all Federal grant requests, thereby eliminating the need to go through the same process with multip | Percentage available 1st quarter FY07. |
| 2006 | Mission and Business Results | Transportation | Ground Transportation | GTS: Ground Transportation | GTS tracks State NHTSA grant funds. However, the users do not track applications and evaluations. | This will be the measurement of the number of users with the capability to submit all grant plans, applications, evaluations, etc. electronically through GTS by FY06 | The results of this measurement will be a percentage of the total number of users that use all functions of the system. |
| 2006 | Processes and Activities | Management and Innovation | Compliance | TEAM: Implement new legislation in SAFETEA-LU. | Currently using old legislation | Efficiency of operations for budget execution | 100% implemented in 1st Qtr FY06 |
| 2006 | Processes and Activities | Productivity and Efficiency | Efficiency | Number of programs that adapt to Grants.gov FIND | All discretionary programs plan to use Grants.gov in FY 2006. | 10% increase in number of programs per year, based on available data sets | Available 1st Qtr FY07 |
| 2006 | Processes and Activities | Productivity and Efficiency | Efficiency | Number of programs that adapt to Grants.gov APPLY | 75% of discretionary grant programs plan to use Grants.gov in FY 2006. | 10% increase in number of programs per year, based on available data sets | As of August 2006, the percentage is 92%. |
| 2006 | Processes and Activities | Productivity and Efficiency | Efficiency | GTS: 194 | 55% of system interfaces with Grants.gov system | 100% of system interfaces with Grants.gov system | Waiting for GMLoB solution decision |
| 2006 | Technology | Effectiveness | IT Contribution to Process, Customer, or Mission | GTS: User requirements | Grant submission is not a fully electronic process. | Complete upgrades to system so that grants can be completely submitted electronically | It is expected that by FY06, GTS will have the capability to submit and process all grants electronically. The actual measure of which will be the percentage of the system that is not yet electronic. |
| 2006 | Technology | Efficiency | Accessibility | TEAM: Automate a consolidated grant release process that interfaces with the OST Grants Notification System. | manual | Incrementally process based on value of grant processing | 100% electronic data transfer 2nd Qtr FY06 |
| 2006 | Technology | Efficiency | Accessibility | TEAM: System-to-system interface with Grants.gov | manual | Electronically receive all Grants.gov applications and load into TEAM. | 100% in 2nd Qtr FY06 |
| 2007 | Customer Results | Customer Benefit | Customer Satisfaction | FTA: Monitor average grant processing time across programs | 9/2005: 28 days | 36 days overall average | TBD |
| 2007 | Processes and Activities | Financial (Processes and Activities) | Financial Management | FMIS: Percentage reduction of unexpended balance | In FY06 the unexpended balance for projects with no activity for 12 months or more was | Improve by 5% | TBD |
| 2007 | Processes and Activities | Management and Innovation | Compliance | TEAM: Consolidation of TEAM operations in new DOT headquarters building. | Operations running independently at current site. | Migrate hardware and software technology to new DOT facility. | 2nd Qtr FY07 |
| 2007 | Processes and Activities | Management and Innovation | Compliance | TEAM: Monitor closure of fully disbursed grants | 9/2005: 98% | 95% of fu lly disbursed grants included in the measure list | TBD |
| 2007 | Processes and Activities | Management and Innovation | Compliance | FTA: Monitor closure of old and inactive grants. | 9/2005: 77% | Target 90% | TBD |
| 2007 | Technology | Reliability and Availability | Availability | Expand COOP capability | 2 to 4 days to switch to COOP site | 1 day to stand up COOP site | TBD: 2007 |
| 2007 | Technology | Reliability and Availability | Availability | TEAM up and running 95% of the time | New measure | Customer access to system should be 95% of the time | TBD |
| 2008 | Customer Results | Customer Benefit | Customer Complaints | FTA: Monitor closure of fully disbursed grants | 9/2005: 77% | Target 90% | TBD |
| 2008 | Customer Results | Customer Benefit | Customer Satisfaction | FMIS: Increase the number of reports available in spreadsheet format to FMIS users. | 10% of reports now available in spreadsheet format | 35% of reports should be available in spreadsheet format | TBD |
| 2008 | Customer Results | Customer Benefit | Customer Satisfaction | FHWA: Increase number of states with systems compatible to FMIS who can submit data electronically | Present number is 20 states | Increase number of states by 15% | TBD |
| 2008 | Customer Results | Customer Benefit | Customer Satisfaction | FTA: Monitor average grant processing time across programs | 9/2005: 28 days | 36 days overall average | TBD |
| 2008 | Customer Results | Customer Benefit | Customer Training | Increase number of customers trained in TEAM. | Mostly existing employees have TEAM training | Require training for new FTA employees | TBD in 2008 |
| 2008 | Mission and Business Results | Financial Management | Reporting and Information | FTA: Monitor closure of old and inactive grants | 9/2005: 77% | Target 90% | TBD |
| 2008 | Mission and Business Results | Information and Technology Management | Information Management | NHTSA: 100% interface with the Grants Notification System to Congress | No interface at present | 100% successful interface | TBD |
| 2008 | Mission and Business Results | Information and Technology Management | System Development | NHTSA: 100% interface of use of GMLoB consolidated eGrants system | GTS is now a standalone NHTSA grants system | Percentage of integration/consolidation with GMLoB solution | TBD |

| I.E. Security and Privacy |
| --- |
| In order to successfully address this area of the business case, each question below must be answered at the system/application level, not at a program or agency level. Systems supporting this investment on the planning and operational systems security tables should match the systems on the privacy table below. Systems on the Operational Security Table must be included on your agency FISMA system inventory and should be easily referenced in the inventory (i.e., should use the same name or identifier). |
| All systems supporting and/or part of this investment should be included in the tables below, inclusive of both agency owned systems and contractor systems. For IT investments under development, security and privacy planning must proceed in parallel with the development of the system/s to ensure IT security and privacy requirements and costs are identified and incorporated into the overall lifecycle of the system/s. |
| Please respond to the questions below and verify the system owner took the following actions: |
| 1. Have the IT security costs for the system(s) been identified and integrated into the overall costs of the investment: | Yes |
| a. If "yes," provide the "Percentage IT Security" for the budget year: | 4.731000 |
| 2. Is identifying and assessing security and privacy risks a part of the overall risk management effort for each system supporting or part of this investment. | Yes |
| 3. Systems in Planning - Security Table: |  |

| Name of System | Agency/ or Contractor Operated System? | Planned Operational Date | Planned or Actual C&A Completion Date |
| --- | --- | --- | --- |

| 4. Operational Systems - Security Table: |  |
| --- | --- |

| Name of System | Agency/ or Contractor Operated System? | NIST FIPS 199 Risk Impact level | Has C&A been Completed, using NIST 800-37? | Date C&A Complete | What standards were used for the Security Controls tests? | Date Complete(d): Security Control Testing | Date the contingency plan tested |
| --- | --- | --- | --- | --- | --- | --- | --- |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |
| redacted | redacted | redacted | redacted | redacted | redacted | redacted | redacted |

| 5. Have any weaknesses related to any of the systems part of or supporting this investment been identified by the agency or IG? | No |
| --- | --- |
| a. If "yes," have those weaknesses been incorporated agency's plan of action and milestone process? |  |
| 6. Indicate whether an increase in IT security funding is requested to remediate IT security weaknesses? | No |
| a. If "yes," specify the amount, provide a general description of the weakness, and explain how the funding request will remediate the weakness. |
| 7. How are contractor security procedures monitored, verified, validated by the agency for the contractor systems above? |
| Redacted |
| 8. Planning & Operational Systems - Privacy Table: |  |

| Name of System | Is this a new system? | Is there a Privacy Impact Assessment (PIA) that covers this system? | Is the PIA available to the public? | Is a System of Records Notice (SORN) required for this system? | Was a new or amended SORN published in FY 06? |
| --- | --- | --- | --- | --- | --- |
| FedStar | No | No, because the system does not contain, process, or transmit personal identifying information. | No, because a PIA is not yet required to be completed at this time. | No | No, because the system is not a Privacy Act system of records. |
| FMIS | No | No, because the system does not contain, process, or transmit personal identifying information. | No, because a PIA is not yet required to be completed at this time. | No | No, because the system is not a Privacy Act system of records. |
| GIS | No | No, because the system does not contain, process, or transmit personal identifying information. | No, because a PIA is not yet required to be completed at this time. | No | No, because the system is not a Privacy Act system of records. |
| GNS | No | No, because the system does not contain, process, or transmit personal identifying information. | No, because a PIA is not yet required to be completed at this time. | No | No, because the system is not a Privacy Act system of records. |
| GTS | No | No, because the system does not contain, process, or transmit personal identifying information. | No, because a PIA is not yet required to be completed at this time. | No | No, because the system is not a Privacy Act system of records. |
| SOAR | No | No, because the system does not contain, process, or transmit personal identifying information. | No, because a PIA is not yet required to be completed at this time. | No | No, because the system is not a Privacy Act system of records. |
| TEAM | No | No, because the system does not contain, process, or transmit personal identifying information. | No, because a PIA is not yet required to be completed at this time. | No | No, because the system is not a Privacy Act system of records. |

| I.F. Enterprise Architecture (EA) |
| --- |
| In order to successfully address this area of the business case and capital asset plan you must ensure the investment is included in the agency's EA and Capital Planning and Investment Control (CPIC) process, and is mapped to and supports the FEA. You must also ensure the business case demonstrates the relationship between the investment and the business, performance, data, services, application, and technology layers of the agency's EA. |
| 1. Is this investment included in your agency's target enterprise architecture? | Yes |
| a. If "no," please explain why? |
| 2. Is this investment included in the agency's EA Transition Strategy? | Yes |
| a. If "yes," provide the investment name as identified in the Transition Strategy provided in the agency's most recent annual EA Assessment. | DOT consolidated eGrants and Grants Management Line of Business |
| b. If "no," please explain why? |
| 3. Service Reference Model (SRM) Table: Identify the service components funded by this major IT investment (e.g., knowledge management, content management, customer relationship management, etc.). Provide this information in the format of the following table. For detailed guidance regarding components, please refer to http://www.whitehouse.gov/omb/egov/. |  |

| Agency Component Name | Agency Component Description | Service Domain | FEA SRM Service Type | FEA SRM Component | FEA Service Component Reused Name | FEA Service Component Reused UPI | Internal or External Reuse? | BY Funding Percentage |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Back Office Services | Asset / Materials Management | Computers / Automation Management |  |  | Internal | 5 |
|  |  | Back Office Services | Data Management | Data Exchange |  |  | No Reuse | 5 |
|  |  | Back Office Services | Data Management | Meta Data Management |  |  | Internal | 5 |
|  |  | Back Office Services | Development and Integration | Data Integration |  |  | No Reuse | 10 |
|  |  | Back Office Services | Development and Integration | Enterprise Application Integration |  |  | No Reuse | 10 |
|  |  | Back Office Services | Development and Integration | Software Development |  |  | Internal | 20 |
|  |  | Back Office Services | Financial Management | Auditing |  |  | No Reuse | 5 |
|  |  | Business Management Services | Management of Processes | Configuration Management |  |  | Internal | 5 |
|  |  | Business Management Services | Organizational Management | Network Management |  |  | Internal | 5 |
|  |  | Digital Asset Services | Content Management | Content Publishing and Delivery |  |  | No Reuse | 5 |
|  |  | Digital Asset Services | Document Management | Library / Storage |  |  | Internal | 5 |
|  |  | Digital Asset Services | Knowledge Management | Information Sharing |  |  | No Reuse | 5 |
|  |  | Support Services | Security Management | Access Control |  |  | No Reuse | 5 |
|  |  | Support Services | Security Management | Identification and Authentication |  |  | No Reuse | 5 |
|  |  | Support Services | Systems Management | System Resource Monitoring |  |  | Internal | 5 |

| Use existing SRM Components or identify as "NEW". A "NEW" component is one not already identified as a service component in the FEA SRM. |
| --- |
| A reused component is one being funded by another investment, but being used by this investment. Rather than answer yes or no, identify the reused service component funded by the other investment and identify the other investment using the Unique Project Identifier (UPI) code from the OMB Ex 300 or Ex 53 submission. |
| 'Internal' reuse is within an agency. For example, one agency within a department is reusing a service component provided by another agency within the same department. 'External' reuse is one agency within a department reusing a service component provided by another agency in another department. A good example of this is an E-Gov initiative service being reused by multiple organizations across the federal government. |
| Please provide the percentage of the BY requested funding amount used for each service component listed in the table. If external, provide the funding level transferred to another agency to pay for the service. |
| 4. Technical Reference Model (TRM) Table: To demonstrate how this major IT investment aligns with the FEA Technical Reference Model (TRM), please list the Service Areas, Categories, Standards, and Service Specifications supporting this IT investment. |  |

| FEA SRM Component | FEA TRM Service Area | FEA TRM Service Category | FEA TRM Service Standard | Service Specification (i.e. vendor or product name) |
| --- | --- | --- | --- | --- |
| Software Development | Component Framework | Business Logic | Platform Independent | Enterprise Java Beans (EJB) |
| Data Exchange | Component Framework | Data Interchange | Data Exchange | Electronic Business using XML (ebXML) |
| Data Exchange | Component Framework | Data Interchange | Data Exchange | Simple Object Access Protocol (SOAP) |
| Data Integration | Component Framework | Data Management | Database Connectivity | Java Database Connectivity (JDBC) |
| Data Integration | Component Framework | Data Management | Database Connectivity | Open Database Connectivity (ODBC) |
| Auditing | Component Framework | Data Management | Reporting and Analysis | Online Analytical Processing (OLAP) |
| Content Publishing and Delivery | Component Framework | Presentation / Interface | Content Rendering | Dynamic HTML (DHTML) |
| Content Publishing and Delivery | Component Framework | Presentation / Interface | Dynamic Server-Side Display | Java Server Pages (JSP) |
| Content Publishing and Delivery | Component Framework | Presentation / Interface | Static Display | Hyper Text Markup Language (HTML) |
| Access Control | Component Framework | Security | Certificates / Digital Signatures | Digital Certificate Authentication |
| Access Control | Component Framework | Security | Supporting Security Services | Security Assertion Markup Language (SAML) |
| Access Control | Service Access and Delivery | Access Channels | Collaboration / Communications | Electronic Mail (E-mail) |
| Access Control | Service Access and Delivery | Access Channels | Other Electronic Channels | Web Service |
| Access Control | Service Access and Delivery | Access Channels | Web Browser | Internet Explorer |
| Access Control | Service Access and Delivery | Access Channels | Web Browser | Netscape Communicator |
| Information Sharing | Service Access and Delivery | Delivery Channels | Peer to Peer (P2P) | CCR/BPN and E-Authentication |
| Identification and Authentication | Service Access and Delivery | Service Requirements | Authentication / Single Sign-on | eAuthentication |
| Enterprise Application Integration | Service Access and Delivery | Service Requirements | Hosting | External (ISP/ASP/FirstGov) |
| System Resource Monitoring | Service Access and Delivery | Service Requirements | Legislative / Compliance | Section 508 |
| Identification and Authentication | Service Access and Delivery | Service Requirements | Legislative / Compliance | Security |
| Network Management | Service Access and Delivery | Service Transport | Service Transport | File Transfer Protocol (FTP) |
| Network Management | Service Access and Delivery | Service Transport | Service Transport | Hyper Text Transfer Protocol (HTTP) |
| Network Management | Service Access and Delivery | Service Transport | Service Transport | Hyper Text Transfer Protocol Secure (HTTPS) |
| Network Management | Service Access and Delivery | Service Transport | Service Transport | Internet Protocol (IP) |
| Network Management | Service Access and Delivery | Service Transport | Service Transport | Transport Control Protocol (TCP) |
| Network Management | Service Access and Delivery | Service Transport | Supporting Network Services | Dynamic Host Configuration Protocol (DHCP) |
| Network Management | Service Access and Delivery | Service Transport | Supporting Network Services | Internet Message Access Protocol / Post Office Protocol (IMAP / POP3) |
| Network Management | Service Access and Delivery | Service Transport | Supporting Network Services | Lightweight Directory Access Protocol (LDAP) |
| Network Management | Service Access and Delivery | Service Transport | Supporting Network Services | Multipurpose Internet Mail Extensions (MIME) |
| Network Management | Service Access and Delivery | Service Transport | Supporting Network Services | Simple Mail Transfer Protocol (SMTP) |
| Network Management | Service Access and Delivery | Service Transport | Supporting Network Services | Simple Network Management Protocol (SNMP) |
| Meta Data Management | Service Interface and Integration | Integration | Middleware | Database Access: PL/SQL |
| Information Sharing | Service Interface and Integration | Interface | Service Description / Interface | Application Program Interface (API) / Protocol |
| Information Sharing | Service Interface and Integration | Interface | Service Description / Interface | Web Services Description Language (WSDL) |
| Information Sharing | Service Interface and Integration | Interface | Service Discovery | Universal Description Discovery and Integration (UDDI) |
| Information Sharing | Service Interface and Integration | Interoperability | Data Format / Classification | eXtensible Markup Language (XML) |
| Content Publishing and Delivery | Service Interface and Integration | Interoperability | Data Transformation | eXtensible Stylesheet Language Transform (XSLT) |
| Information Sharing | Service Interface and Integration | Interoperability | Data Types / Validation | Document Type Definition (DTD) |
| Information Sharing | Service Interface and Integration | Interoperability | Data Types / Validation | XML Schema |
| Library / Storage | Service Platform and Infrastructure | Database / Storage | Database | Oracle, Ingres, MS SQL Server |
| Enterprise Application Integration | Service Platform and Infrastructure | Delivery Servers | Application Servers | InflowSuite, PureEdge |
| Software Development | Service Platform and Infrastructure | Delivery Servers | Web Servers | Widely used public domain |
| Computers / Automation Management | Service Platform and Infrastructure | Hardware / Infrastructure | Servers / Computers | Enterprise Server |
| Configuration Management | Service Platform and Infrastructure | Software Engineering | Software Configuration Management | PVCS Tracker and Rational Rose |
| Software Development | Service Platform and Infrastructure | Support Platforms | Platform Independent | Java 2 Platform Enterprise Edition (J2EE) |

| Service Components identified in the previous question should be entered in this column. Please enter multiple rows for FEA SRM Components supported by multiple TRM Service Specifications |
| --- |
| In the Service Specification field, Agencies should provide information on the specified technical standard or vendor product mapped to the FEA TRM Service Standard, including model or version numbers, as appropriate. |
| 5. Will the application leverage existing components and/or applications across the Government (i.e., FirstGov, Pay.Gov, etc)? | Yes |
| a. If "yes," please describe. |
| The DOT/HUD consolidated eGrants solution will leverage Federal projects like E-Authentication and Grants.gov. It will also leverage the DOT Financial Center of Excellence - Delphi for grant payment. Established COTS tools will be used such as business intelligence for reporting and business process management to efficiently automate and integrate workflow with business rules. Maintenance costs will be minimized by reusing software components and COTS software products. |
| 6. Does this investment provide the public with access to a government automated information system? | Yes |
| a. If "yes," does customer access require specific software (e.g., a specific web browser version)? | No |
| 1. If "yes," provide the specific product name(s) and version number(s) of the required software and the date when the public will be able to access this investment by any software (i.e. to ensure equitable and timely access of government information and services). |  |

Exhibit 300: Part II: Planning, Acquisition and Performance Information

| II.A. Alternatives Analysis |
| --- |
| Part II should be completed only for investments identified as "Planning" or "Full Acquisition," or "Mixed Life-Cycle" investments in response to Question 6 in Part I, Section A above. |
| In selecting the best capital asset, you should identify and consider at least three viable alternatives, in addition to the current baseline, i.e., the status quo. Use OMB Circular A- 94 for all investments, and the Clinger Cohen Act of 1996 for IT investments, to determine the criteria you should use in your Benefit/Cost Analysis. |
| 1. Did you conduct an alternatives analysis for this project? | No |
| a. If "yes," provide the date the analysis was completed? |  |
| b. If "no," what is the anticipated date this analysis will be completed? | 12/15/2006 |
| c. If no analysis is planned, please briefly explain why: |
| 2. Alternative Analysis Results: Use the results of your alternatives analysis to complete the following table: |  |

| redacted | Redacted | Description of Alternative | Risk Adjusted Lifecycle Costs estimate | Risk Adjusted Lifecycle Benefits estimate |
| --- | --- | --- | --- | --- |
| Redacted | Redacted | Redacted | Redacted | Redacted |
| Redacted | Redacted | Redacted | Redacted | Redacted |
| Redacted | Redacted | Redacted | Redacted | Redacted |
| Redacted | Redacted | Redacted | Redacted | Redacted |

3. Which alternative was selected by the Agency's Executive/Investment Committee and why was it chosen?

Redacted

4. What specific qualitative benefits will be realized?

Redacted

| II.B. Risk Management |
| --- |
| You should have performed a risk assessment during the early planning and initial concept phase of this investment's life-cycle, developed a risk-adjusted life-cycle cost estimate and a plan to eliminate, mitigate or manage risk, and be actively managing risk throughout the investment's life-cycle. |
| 1. Does the investment have a Risk Management Plan? | No |
| a. If "yes," what is the date of the plan? |  |
| b. Has the Risk Management Plan been significantly changed since last year's submission to OMB? | No |
| c. If "yes," describe any significant changes: |
| 2. If there currently is no plan, will a plan be developed? | Yes |
| a. If "yes," what is the planned completion date? | 11/20/2006 |
| b. If "no," what is the strategy for managing the risks? |
| 3. Briefly describe how investment risks are reflected in the life cycle cost estimate and investment schedule: |
| A detailed Project Plan which will include a Risk Management Plan will be developed. Costs will be risk adjusted. Joint DOT/HUD Project Management Office (PMO) personnel will monitor risk on a periodic basis. The joint PMO will be comprised of grant, IT, financial and project management personnel to cover multiple areas of risk. The CoE effort will follow the PMI project management ANSI standard. |

| II.C. Cost and Schedule Performance |
| --- |
| 1. Does the earned value management system meet the criteria in ANSI/EIA Standard-748? | No |
| 2. Answer the following questions about current cumulative cost and schedule performance. The numbers reported below should reflect current actual information. (Per OMB requirements Cost/Schedule Performance information should include both Government and Contractor Costs): |
| a. What is the Planned Value (PV)? | 0 |
| b. What is the Earned Value (EV)? | 0 |
| c. What is the actual cost of work performed (AC)? | 0 |
| d. What costs are included in the reported Cost/Schedule Performance information (Government Only/Contractor Only/Both)? | Contractor Only |
| e. "As of" date: |  |
| 3. What is the calculated Schedule Performance Index (SPI= EV/PV)? | 0 |
| 4. What is the schedule variance (SV = EV-PV)? | 0 |
| 5. What is the calculated Cost Performance Index (CPI = EV/AC)? | 0 |
| 6. What is the cost variance (CV=EV-AC)? | 0 |
| 7. Is the CV% or SV% greater than +/- 10%? (CV%= CV/EV x 100; SV%= SV/PV x 100) | No |
| a. If "yes," was it the? |  |
| b. If "yes," explain the variance: |
| c. If "yes," what corrective actions are being taken? |
| d. What is most current "Estimate at Completion"? | 0 |
| 8. Have any significant changes been made to the baseline during the past fiscal year? | No |
| 8. If "yes," when was it approved by OMB? | No |
| Comparison of Initial Baseline and Current Approved Baseline |
| Milestone Number Description of Milestone Initial Baseline Current Baseline Current Baseline Variance Percent Complete Planned Completion Date Total Cost (Estimated) Completion Date Total Cost Schedule (# days) Cost Planned Actual Planned Actual Redacted Redacted Redacted Redacted % Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted 0% Redacted Redacted Redacted Redacted |