# B.2.1.1  SPACE SCIENCE AND EARTH-OBSERVING MISSION SERVICES Factory SERVICE AgREEMENT (FSA)

The Goddard Space Flight Center (GSFC) segment of CSOC also includes operations support to robotic spacecraft missions. The Wallops Flight Facility (WFF) segment of CSOC includes operations support to the Long-Duration Balloon Program (LDBP) and sounding rocket program conducted by WFF.

GSFC provides spacecraft customers with mission services, including mission planning and operations, new technology development, communications, flight dynamics, data capture, and science data processing. To accomplish these services, GSFC utilizes a variety of methods, including the CSOC, in-house engineering and operations resources, and non-CSOC contract and grant vehicles.

WFF provides its customers with in-situ or remotely sensed oceanic, terrestrial, and atmospheric science data; laboratory research; and algorithm and system development for application toward Earth Sciences. To accomplish this mission, WFF utilizes a variety of methods, including the CSOC, in-house engineering and operations resources, and non-CSOC contract and grant vehicles.

## 1.  Readiness Reports

The contractor is responsible for providing required readiness status reports, including testing results, training, certification, hardware/software status, and procedures, and presenting them to the System Review Board (SRB) at the Mission Operations Reviews, the Operational Readiness Reviews, and the Flight Readiness Reviews. DRD B.1.1 will contain the readiness review data requirements.

## 2.  Mission Services Requirements

The contractor provides mission services in accordance with the requirements documents as specified in the integrated tables B.2.1.1-3.0-A and B.1 and the modifications indicated in Table B.2.1.1-4.0.

Required Service:	Provide functions to support mission services.

Std of Excellence:	Effective response to unplanned events and customer requests, while satisfying near-term mission objectives as defined by the CSOC contractor and the government.

Expectation:	Fulfill mission requirements as defined in requirements documents, and in no case impact safety, mission success, or major program schedule milestones.

## 2.1  Mission Planning

The contractor provides mission planning services in accordance with requirements documents as specified in the integrated tables B.2.1.1-3.0-A and B.1 and the modifications indicated in Table B.2.1.1-4.0.

## 2.2  Mission Control

The contractor provides mission control services in accordance with requirements documents as specified in the integrated tables B.2.1.1-3.0-A and B.1 and the modifications indicated in Table B.2.1.1-4.0.

## 2.3  Flight Dynamics

The contractor provides flight dynamics services in accordance with requirements documents as specified in the integrated tables B.2.1.1-3.0-A and B.1 and the modifications indicated in Table B.2.1.1-4.0.

## 2.4  Spacecraft Analysis

The contractor provides spacecraft analysis services in accordance with requirements documents as specified in the integrated tables B.2.1.1-3.0-A and B.1 and the modifications indicated in Table B.2.1.1-4.0.

## 2.5  Payload Analysis

The contractor provides payload analysis services in accordance with requirements documents as specified in the integrated tables B.2.1.1-3.0-A and B.1 and the modifications indicated in Table B.2.1.1-4.0.

## 2.6  Science Data Processing

The contractor provides science data processing services in accordance with requirements documents as specified in the integrated tables B.2.1.1-3.0-A and B.1 and the modifications indicated in Table B.2.1.1-4.0.

## 2.7  Data Storage

The contractor provides data storage services in accordance with requirements documents as specified in the integrated tables B.2.1.1-3.0-A and B.1 and the modifications indicated in Table B.2.1.1-4.0.

The media storage and delivery services for NSE GA040, Tape Staging and Storage Facility (TSSF), shall have the following performance standards:

Required Service:	Provide media storage and delivery services.

Std of Excellence:	Ship all media to customer within 24 hours of a request.

Expectation:	Ship all media to customer within 36 hours of a request.

Required Service:	Provide computer media emergency delivery services.

Std of Excellence:	Ship computer media to customer within 4 hours of an emergency request.

Expectation:	Ship computer media to customer within 8 hours of an emergency request.

## Development  -  RESERVED

## 2.9  Supporting Services

Refer to integrated tables B.2.1.1-3.0-A and B.1.

## 3.  INTEGRATED TABLES

| Table B.2.1.1-3.0-A Space Science and Earth-Observing Mission Services Descriptions of Service Elements |
| --- |
| New Service Element | SEID | Service Element Description | Address/Location | Ownership | Security Level | Operating Hours | Notes |
| CS010 | A1059 | A.1.59 SOC | GSFC: B25/N151, N155, N162, N162A-B, N199, N171, N171A, S74, S76 | GO | 2 | 12x5 | Consolidated into CS010 during FY99 |
| CS010 | A1060 | A.1.60 RFSOC | GSFC: B83A and trailer | GO | 2 | 8x5 | Consolidated into CS010 during FY99 |
| CS010 | A1069 | A.1.69 Sustaining Engineering Laboratory | GSFC: B23/W410 | GO | 2 | 8x5 | Consolidated into CS010 during FY99 |
| CD200 | A1094 | A.1.94 BRTS POCC | GSFC: B28, N210A | GO | 2 | 8x5 | Consolidated into CS010 in FY99 |
| CS010 | A1112 | A.1.112 HST Vision 2000 Facility | GSFC: B23/C120, E126, E126A Lanham Co-location Facility 9701 Philadelphia Court, Suite L Lanham, MD NationsBank Building (NBB) 7474 Greenway Center Drive Greenbelt, MD | GO | 2 | 24x7 | Ends in FY01 |
| CS010 | A1118 | A.1.118 EOSDIS Test System (ETS) | GSFC: B32/C210D, C210H, and S9 | GO | 2 | 8x5 | Consolidated into CS010 during FY99 |
| CS010 | N/A | CSOC Integration Center | Lockheed Martin Space Operations Center, Houston, TX | CL | 3 | 8x5 except CSOC Online and special support 24x7 | New in FY99 |
| CS020 | N/A | CSOC Integrated Operations Center | Lockheed Martin Space Operations Center, Houston, TX | CL | 2 | 8x5 except CSOC Online and special support 24x7 | New in FY99 |

| Table B.2.1.1-3.0-A (Cont’d) |
| --- |
| New Service Element | SEID | Service Element Description | Address/Location | Ownership | Security Level | Operating Hours | Notes |
| CS030 | A1090 | A.1.90 Logistics Support Depot (LSD) | NASA/LSD: 9060 Junction Dr. Annapolis Junction, MD D20701-1116 | CL (Equip =GFP) | 1 | 8x5 | Consolidated into CS030 during FY99 |
| CS030 | A1103 | A.1.103 MO&SDD Support Library | GSFC: B23, N205; GSFC: B3, E110 | GO | 2 | 8x5 | Consolidated into CS030 during FY99 |
| CS030 | N/A | CSOC Integrated Product Support Center | Lockheed Martin Space Operations Center, Houston, TX | CL | 2 | 8x5 except CSOC Online and special support 24x7 | New in FY99 |
| GA010 | N/A | LEO Robotics IMOC | GSFC | GO | 2 | 24x7 | New in FY99 |
| GA020 | A1106 | A.1.106 HST Data Operations Center (DOC) | GSFC: B14, N84, N85, N88, and E60; Ball Aerospace, Boulder, CO; Lockheed Missiles and Space, Seabrook MD; Lockheed Federal Systems, Gaithersburg MDCSC, Laurel, MD | GO | 2 | 24x7 | Consolidated into GA020 during FY99 and end during FY05 |
| GA020 | A1107 | A.1.107 HST Engineering Support Systems (ESS) | GSFC: B3, S107 | GO | 2 | 24x7 | Consolidated into GA020 during FY99 and end during FY05 |
| GA020 | A1108 | A.1.108 HST Mission Operations Room (MOR) | GSFC: B3, S141 | GO | 2 | 24x7 | Consolidated into GA020 during FY99 and end during FY05 |
| GA020 | A1109 | A.1.109 HST Mission Support Room (MSR) | GSFC: B3, S103, S127 | GO | 2 | 24x7 | Consolidated into GA020 during FY99 and end during FY05 |
| GA020 | A1110 | A.1.110 HST Support Engineering Evaluation Room (SEER) | GSFC: B3, S163 | GO | 2 | 24x7 | Consolidated into GA020 during FY99 and end during FY05 |
| GA020 | A1111 | A.1.111 HST Servicing and Maintenance System (SAMS) Facility | GSFC: B1, Room B21 | GO | 2 | 24x7 | Consolidated into GA020 during FY99 and end during FY05 |
| GA020 | N/A | HST Mission Operations Complex | GSFC | GO | 2 | 24x7 | New in FY99 |
| GA030 | A1003 | A.1.3 EDOS LZPF | GSFC: B32/Rooms S9, C210 | GO | 2 | 24x7 | Consolidated into GA030 during FY99 |
| GA030 | A1004 | A.1.4 EDOS DAF | WSC New Mexico | GO | 2 | 8x5 | Consolidated into GA030 during FY99 |
| GA030 | A1009 | A.1.9 ECS FOS | GSFC: B32/C210,C210A-H, N213, and N217 | GO | 2 | 24x7 | Consolidated into GA030 during FY99 |
| GA030 | N/A | EOS Mission Operations Complex | GSFC | GO | 2 | 24x7 | New in FY99 |
| GA040 | A1010 | A.1.10 MSOCC-DOC | GSFC: B14/E239 | GO | 2 | 24x7 | Consolidated into GA040 during FY99 and ends in FY01 |
| GA040 | A1011 | A.1.11 MSOCC-ER | GSFC: B14/W239 | GO | 2 | 24x7 | Consolidated into GA040 during FY99 and ends in FY01 |
| GA040 | A1012 | A.1.12 MSOCC-VDS | GSFC: B14/E239 | GO | 2 | 24x7 | Consolidated into GA040 during FY99 and ends in FY01 |
| GA040 | A1013 | A.1.13 MSOCC-LCR | GSFC: B14/W222, W224 | GO | 2 | 24x7 for launch and early orbit support | Consolidated into GA040 during FY99 and ends in FY01 |
| GA040 | A1014 | A.1.14 MSOCC-LSR | GSFC: B14/E280 | GO | 2 | 24x7 for launch and early orbit support | Consolidated into GA040 during FY99 and ends in FY01 |
| GA040 | A1015 | A.1.15 TRACE MOC | GSFC: B3/S57 | GO | 2 | 8X7 | Consolidated into GA040 during FY99 and ends during FY00 |
| GA040 | A1016 | A.1.16 UPS | GSFC: B14/E220 | GO | 2 | 24x7 | Ends in FY01 |
| GA040 | A1019 | A.1.19 TOR | GSFC: B14/W236 | GO | 2 | 24x7 | Ends in FY01 |
| GA040 | A1021 | A.1.21 ACE MOC | GSFC: B3/N135, N135A | GO | 2 | 8x7 | Ends in FY01 |
| GA040 | A1022 | A.1.22 SOHO MOC | GSFC: B3/N135, N135A by June 1998, to be moved to B3/103D, 103H | GO | 2 | 24x7 | Ends in FY02 |
| GA040 | A1023 | A.1.23 SOHO ECS | GSFC: B3/C160A | GO | 2 | 8x5 | Ends in FY02 |
| GA040 | A1024 | A.1.24 RXTE MOC | GSFC: B3/ S38H | GO | 2 | 8x7 | Ends in FY01 |
| GA040 | A1025 | A.1.25 POLAR MOC | GSFC: B14/N285, N287 by June 1998, to be moved to B3/103D, 103H | GO | 2 | 24x7 | Ends in FY02 |
| GA040 | A1026 | A.1.26 WIND MOC | GSFC: B14/N285, N287 by June 1998, to be moved to B3/103D, 103H | GO | 2 | 24x7 | Ends in FY02 |
| GA040 | A1027 | A.1.27 SMEX MOC | GSFC: B3/S57SAMPEX POCC at Bowie State Univ. | GO | 2 | 8x5 | Ends in FY02 |
| GA040 | A1029 | A.1.29 TRACE EOF | GSFC: B3/S5B | GO | 2 | 16x7 | Consolidated into GA040 during FY99 and ends during FY00 |
| GA040 | A1030 | A.1.30 CGRO MOC | GSFC: B14/W210 | GO | 2 | 8x7 | Ends in FY01 |
| GA040 | A1031 | A.1.31 IMP-8 MOC | GSFC: B14/W10D | GO | 2 | 8x5 | Ends in FY03 |
| GA040 | A1032 | A.1.32 ERBS MOS | GSFC B: 14/W216 | GO | 2 | 24x7 | Ends in FY01 |
| GA040 | A1033 | A.1.33 TOMS-EP MOC | GSFC: B32/C221 | GO | 2 | 24x7 | Ends in FY01 |
| GA040 | A1034 | A.1.34 UARS MOC | GSFC: B32/C221,W235 | GO | 2 | 24x7 | Ends in FY01 |
| GA040 | A1035 | A.1.35 TRMM MOC | GSFC: B32/C241,C241A C241A | GO | 2 | 24x7 | Ends in FY01 |
| GA040 | A1038 | A.1.38 CDAF-GBRS | GSFC: B23/C110, N216 | GO | 2 | 24x7 | Ends in FY02 |
| GA040 | A1039 | A.1.39 CDAF-GRS | GSFC: B23/C110 | GO | 2 | 24x7 | Consolidated into GA040 during FY99 |
| GA040 | A1040 | A.1.40 CDAF-GTSIM | GSFC: B23/N206 | GO | 2 | 24x7 | Ends in FY01 |
| GA040 | A1041 | A.1.41 CDAF-CMS | GSFC: B23/C110 | GO | 2 | 24x7 | Ends in FY02 |
| GA040 | A1042 | A.1.42 CDAF-CRAM | GSFC: B23/C110 | GO | 2 | 24x7 | Ends in FY02 |
| GA040 | A1044 | A.1.44 DDF | GSFC: B23/N308, N312, E314, E310, N304 | GO | 2 | 24x7 | Consolidated into GA040 during FY99 |
| GA040 | A1045 | A.1.45 TPF - TIPIT | GSFC: B23/C110 | GO | 2 | 16x7 | Ends in FY02 |
| GA040 | A1046 | A.1.46 TPF - LZPS | GSFC: B23/W228 | GO | 2 | 16x7 | Ends in FY02 |
| GA040 | A1047 | A.1.47 TPF - UNISYS 2200 | GSFC: B23/N218 | GO | 2 | 8x5 | Ends in FY03 |
| GA040 | A1048 | A.1.48 TPF - Q3, Q3r | GSFC: B23/W226 | GO | 2 | 24x7 | Ends in FY03 |
| GA040 | A1050 | A.1.50 PACOR II DCF | GSFC: B23/C110, C426 | GO | 2 | 24x7 | Ends in FY01 |
| GA040 | A1051 | A.1.51 UARS CDHF | GSFC: B23/N410 | GO | 2 | 24x7 | CDHF rehost task transfers from CNMOS, Ends in FY03 |
| GA040 | A1052 | A.1.52 ISTP CDHF | GSFC: B23/N413 | GO | 2 | 16x7 | Ends in FY03 |
| GA040 | A1053 | A.1.53 SPIF-RS | GSFC: B14/N291 | GO | 2 | 8x5 | Consolidated into JN020 during FY99 |
| GA040 | A1054 | A.1.54 OSC | GSFC: B14/E220 | GO | 2 | 8x5 |  |
| GA040 | A1055 | A.1.55 OIG | Goddard Corporate Park, A1/D04 | CL (Equip = GFP) | 2 | 24x7 server, 8x5 staffed | Consolidated into GA040 during FY99 |
| GA040 | A1058 | A.1.58 CMF | GSFC: B3/103G | GO | 2 | 24x7 | Ends in FY01 |
| GA040 | A1063 | A.1.63 DEL | GSFC: B25/S185, S185A, S185B, S184, N150A-D, N150F, N150H | GO | 2 | 8x5 | Consolidated into GA040 during FY99 |
| GA040 | A1065 | A.1.65 TSSF | Iron Mountain, Jessup MD | Commercial service | 2 | 8x5 | Tape conversion task transfers from CNMOS, Consolidated into GA040 during FY99 and CSO020 during FY03 |
| GA040 | A1092 | A.1.92 Local Video Distribution | NASA GSFC: Bldg 8, Rooms N2, N3, N3A, N3B, N3C; Bldg. 14, Rooms E1,W2 | GO | 3 | 24x7 | Consolidated into GA040 during FY99 |
| GA040 | A1093 | A1.93 FDF | GSFC: B28/N205, N210, N220, N228; CSC/Greentech II, Lanham-Seabrook, MD | GO, CL (Equip = GFP) | 2 | 8x5 | Ends in FY02 |
| GA040 | A1104 | A.1.104 Local Data Distribution | GSFC: Bldg 14/E171 | GO | 3 | 24x7 | Consolidated into GA040 during FY99 |
| GA040 | A1105 | A.1.105 Local Voice Distribution | GSFC: Bldg 14/E158 and E175 | GO | 3 | 24x7 | Consolidated into GA040 during FY99 |
| GA040 | N/A | Project & Institutional Mission Facilities | GSFC | GO | 3 | 24x7 | New in FY99 |
| GA050 | A1005 | A.1.5 EDOS SEF | GSFC: B32/Rooms S9 | GO | 2 | 8x5 | Consolidated into GA050 during FY99 |
| GA050 | A1017 | A.1.17 TDF | GSFC: B23/E120,E322 | GO | 2 | 8x5 | Consolidated into GA050 during FY99 |
| GA050 | A1018 | A.1.18 SDF | GSFC: B23/E120 | GO | 2 | 8x5 | Consolidated into GA050 during FY99 |
| GA050 | A1020 | A.1.20 System Support Facility (SSF) | GSFC: B23/E120 | GO | 2 | 8x5 | Consolidated into GA050 during FY99 |
| GA050 | A1043 | A.1.43 CSDL | GSFC: B23/W316, W320, W322, W322A, W322B, W322D | GO | 2 | 8x5 | Consolidated into GA050 during FY99 |
| GA050 | A1057 | A.1.57 FDSDIC | GSFC: B1/B25, B29, B17, B10, B18, B25A, B29A; B14/W20, W22, E15B, E15D | GO | 2 | 16x5 | Consolidated into GA050 during FY99 |
| GA050 | A1066 | A.1.66 DSTL | GSFC: B23/C432, B23/N407/ N407A, B23/N409 | GO | 2 | 8x5 | Consolidated into GA050 during FY99 |
| GA050 | A1067 | A.1.67 VLSI Laboratory | GSFC: B23/E422 | GO | 2 | 8x5 | Consolidated into GA050 during FY99 |
| GA050 | A1068 | A.1.68 Applications Laboratory | GSFC: B23/C426 | GO | 2 | 8x5 | Consolidated into GA050 during FY99 |
| GA050 | A1070 | A.1.70 Printed Circuit Board (PCB) Assembly Laboratory | GSFC: B16/S10 | GO | 2 | 8x5 | Consolidated into GA050 during FY99 |
| GA050 | A1071 | A.1.71 IMDC | GSFC: B23/N309, N311, N407B | GO | 2 | 24x7 | Consolidated into GA050 during FY99 |
| GA050 | N/A | GSFC Ancillary Support Facilities | GSFC | GO | 2 | 24x7 | New in FY99 |
| GE020 | A1098 | A.1.98 Wallops Meteorological Services Facility | WFF: BE106, N162 | GO | 1 | 16x7 | Consolidated into GE020 during FY99 |
| GE020 | A1101 | A.1.101 Wallops Optical, Photographic, and Video Facilities | WFF: BldgE-2 and remote sites | GO | 1 | 8x5 | Consolidated into GE020 during FY99 |
| GE020 | A1102 | A.1.102 Wallops Control Center and Data Reduction Facilities | WFF: Bldg E-106, Rooms 100, 200, 201, 202, 401; Bldg E107, Rooms 104, 210, 202 | GO | 1 | 8x5 | Consolidated into GE020 during FY99 |
| GE020 | N/A | Wallops Suborbital Mission Operations Complex | Wallops Flight Facility (WFF) | GO | 1 | 16x7 | New in FY99 |
| Note: Operating hours are not necessarily reflective of staffing requirements. |

## 4.  Additional CSOC Interfaces, Exceptions, and Clarifications

The CSOC contractor’s and government responsibilities in each NSE of this FSA that are not found in the requirements documents cited in the integrated tables B.2.1.1-3.0-A and B.1 are depicted in Table B.2.1.1-4.0. Government responsibility for depicted GSFC NSEs shall include the following functions:

- Mission Management – Mission direction, mission requirements definition, prioritization trades, and approval; anomalous spacecraft performance assessment, contingency plan development, and approval; and science requirements prioritization and trades.

- Configuration Management (CM) of Mission and Data Service Elements – The contractor is required to obtain approval from the FSA government representative prior to implementing changes that have the potential to affect services agreements as specified in FSA This process can be accomplished through government participation in the CSOC CM process when such changes are presented for approval at a contractor Configuration Control (CC) forum or by a specific government review of relevant changes.

- Direction and approval of all spacecraft software changes.

- Ultimate responsibility for spacecraft and launch vehicle health and safety.

CM encompasses the activity and records that establish a baseline set of Configuration Items (CIs) and the associated control process that identifies, evaluates, and dispositions changes to CIs [arising as configuration Change Requests (CRs) and Discrepancy Reports (DRs)]. CIs may include hardware, firmware, software, data bases, procedures, and documentation products. CC is the activity and records that implement the establishment of baseline CIs and changes as dispositioned under CM.

The GSFC Mission Services FSAretains mission health and safety and science product delivery responsibility as a Mission Director responsibility. The government thus retains CM authority, with CSOC support in establishing and conducting the CM process and with CSOC implementation level CC.

| Table B.2.1.1-4.0 Roles and Responsibilities for the Space Science and Earth-Observing Mission Services |
| --- |
| New Service Element | RFP Service Element | CSOC Responsibilities | GSFC Responsibilities | Responsibilities of Other Groups | Notes |
| GA030 EOS Mission Operations Complex | A.1.3 EDOS LZPF | Start 1/1/99 provide ground systems operations. Starting in 1/1/01, provide maintenance, and training. For STPS, provide ground system operations from 8/1/99 until ERPS is successfully transitioned to CSOC. EDOS STPS will be turned off ONLY after ERPS is successfully transitioned to CSOC. Provide acceptance testing of ERPS. Starting October 31, 2000 for ERPS provide software maintenance, sustaining engineering, system engineering, training, and limited ground system operations (testing, start-up and shut-down of ERPS components at local and remote sites). Starting 1/1/01 provide ERPS hardware maintenance. | Manage hardware and software capabilities development, systems integration, and testing; manage planning and systems engineering for future mission development and operations. | Except for ERPS, Develop hardware and software capabilities; perform systems integration, systems engineering, and training. STPS developer provides hardware and software maintenance, and sustaining engineering of STPS. ECS contractor operates ERPS. | Facilities engineering and operations are provided by a facilities contractor. See CSOC Mini-Transition Plan for EDOS Development contract NAS5-32660 (CSOC-CEN.P105.000025 Appendix J) |
| GA030 EOS Mission Operations Complex | A.1.4 EDOS DAF | Starting 1/1/99 provide ground systems operations, maintenance, and training. | Manage hardware and software capabilities development, systems integration, and testing; manage planning and systems engineering for future mission development and operations. | Develop hardware and software capabilities; perform systems integration, systems engineering, and training. | Facilities engineering and operations are provided by a facilities contractor. |
| GA050 EOS Ancillary Support Facilities | A.1.5 EDOS SEF | Beginning July 1, 2002, provide sustaining engineering, for use by government personnel. | Manage hardware and software capabilities development, systems integration, and testing; provide sustaining engineering for system upgrades; manage planning and systems engineering for future mission development and operations. | Develop hardware and software capabilities; perform systems integration, systems engineering, and training. | Facilities engineering and operations are provided by a facilities contractor. |

| Table B.2.1.1-4.0 (Cont’d) |
| --- |
| New Service Element | RFP Service Element | CSOC Responsibilities | GSFC Responsibilities | Responsibilities of Other Groups | Notes |
| GA030 EOS Mission Operations Complex | A.1.9 ECS FOS | Starting Nov 2002 (begin transition activities 9/2/2002) phase over to CSOC for mission operations services and ground system services. Also, provide maintenance, sustaining engineering, and training. | Manage hardware and software capabilities, development, systems integration, and testing; provide sustaining engineering for system upgrades; manage planning and systems engineering for future mission development and operations. | Develop hardware and software capabilities, perform systems integration and testing; support planning and systems engineering; provide mission operations 1998-2001; phase over to CSOC operations in 2001-2002. Operation of ERPS until phase over to CSOC for mission operations. | Facilities engineering and operations are provided by a facilities contractor. |
| GA040 Project & Institutional Mission Operations Facilities | A.1.15 TRACE MOC | Provide TRACE mission services. |  |  |  |
| GA050 GSFC Ancillary Support Facilities | A.1.17 TDF | Provide maintenance, operations, and sustaining engineering of the element for use by the government. | Develop new software/hardware capabilities with TPOCC. |  |  |
| GA050 GSFC Ancillary Support Facilities | A.1.18 SDF | Provide maintenance, operations, and sustaining engineering of the element for use by the government. Equipment is IPP. | Develop new software capabilities for MSOCC. |  |  |
| GA050 GSFC Ancillary Support Facilities | A.1.20 SSF | Provide maintenance, operations, and sustaining engineering of the element for use by the Government. | Develop new software/hardware capabilities. |  |  |
| GA040 Project & Institutional Mission Operations Facilities | A.1.22 SOHO MOC | Provide ground system operations. |  | Provide mission operations services via SODA FSA. |  |
| GA040 Project & Institutional Mission Operations Facilities | A.1.23 SOHO ECS | Provide ground system operations. |  | Provide mission operations services by ESA and non-CSOC contractor. |  |
| GA040 Project & Institutional Mission Operations Facilities | A.1.25 POLAR MOC | Provide ground system operations. |  | Provide mission operations services via SODA FSA. |  |
| GA040 Project & Institutional Mission Operations Facilities | A.1.26 WIND MOC | Provide ground system operations. |  | Provide mission operations services via SODA FSA. |  |
| GA040 Project & Institutional Mission Operations Facilities | A.1.27 SMEX MOC | Provide ground system operations; provide mission operations for SAMPEX via SODA task. FAST mission services will no longer be supported by CSOC as of 4/1/2002. |  | Provide mission operations services for SAMPEX at BSU via SODA FSA. FAST MOC at UCB starting 10/1/99, and data processing and flight dynamics starting 4/1/2002. |  |
| GA040 Project & Institutional Mission Operations Facilities | A.1.29 TRACE EOF | Provide ground system operations |  | Provide mission operations by PI team. |  |
| GA040 Project & Institutional Mission Operations Facilities | A.1.36 ASPC MOC | Provide ground system operations. | Provide mission operations. | Provide mission operations. |  |
| GA050 GSFC Ancillary Support Facilities | A.1.43 CSDL | Provide maintenance, operations, and sustaining engineering of the element for use by the government. | Develop new software/hardware capabilities. |  |  |
| GA040 Project & Institutional Mission Operations Facilities | A.1.52 ISTP CDHF | Provide ground system operations. |  | Provide mission operations services via SODA FSA. |  |
| GA050 GSFC Ancillary Support Facilities | A.1.57 FDSDIC | Provide maintenance, operations, and sustaining engineering of the element for use by the government. | Develop new software capabilities. |  |  |
| GA050 GSFC Ancillary Support Facilities | A.1.66 DSTL | Provide technology research and development support under government direction in a joint research and development environment, M&O and sustaining engineering for Installation-Provided Property (IPP), under government direction. Note that all lab equipment is IPP. Also note that (for purposes of defining the CSOC contractor’s responsibilities) the list of lab equipment will include certain desktop computers and associated peripherals located in offices of civil servant/CSOC via SODA FSA /non-CSOC contractor personnel who from time to time will be working on lab projects. | Direct and monitor CSOC contractor’s performance of (a) technology research and development support and (b) M&O and sustaining engineering support. |  |  |
| GA050 GSFC Ancillary Support Facilities | A.1.67 VLSI Laboratory | Provide technology research and development support under government direction in a joint research and development environment, M&O and sustaining engineering for IPP, under government direction. Note that all lab equipment is IPP. Also note that (for purposes of defining the CSOC contractor’s responsibilities) the list of lab equipment will include certain desktop computers and associated peripherals located in offices of civil servant/CSOC via SODA FSA/non-CSOC contractor personnel who from time to time will be working on lab projects. | Direct and monitor CSOC contractor’s performance of (a) technology research and development support and (b) M&O and sustaining engineering support. |  |  |
| GA050 GSFC Ancillary Support Facilities | A.1.68 Applications Engineering Laboratory | Provide technology research and development support under government direction in a joint research and development environment, M&O and sustaining engineering for IPP, under government direction. Note that all lab equipment is IPP. Also note that (for purposes of defining the CSOC contractor’s responsibilities) the list of lab equipment will include certain desktop computers and associated peripherals located in offices of civil servant/CSOC via SODA FSA/non-CSOC contractor personnel who from time to time will be working on lab projects. | Direct and monitor CSOC contractor’s performance of (a) technology research and development support and (b) M&O and sustaining engineering support. |  |  |
| CS010 CSOC Integration Center | A.1.69 Sustaining Engineering Laboratory | Provide maintenance, operations, and sustaining engineering for the facility, including GFP. All lab equipment is GFP. | Direct and monitor CSOC contractor’s performance of M&O and sustaining engineering. |  |  |
| GA050 GSFC Ancillary Support Facilities | A.1.70 PCB Assembly Laboratory | Provide maintenance, operations, and sustaining engineering of the element for use by the government and non-CSOC contractors providing development support. Ensure 100% availability of element for government use. | Monitor CSOC contractor’s performance of (a) technology research and development support and (b) M&O and sustaining engineering support. |  |  |
| GA050 GSFC Ancillary Support Facilities | A.1.71 IMDC | Provide technology research and development support via SODA FSA under government direction in a joint research and development environment. M&O support for facility and IPP, under government direction. All lab equipment is IPP. No sustaining engineering support is required for this facility under CSOC. | Direct and monitor CSOC contractor’s performance of (a) technology research and development support and (b) M&O support. Provide for sustaining engineering of property in facility. |  |  |
| GA040 Project & Institutional Mission Operations Facilities | A.1.92 Local Video Distribution | Provide janitorial services with appropriate security clearance. | Monitor and evaluate the contractor’s performance of distribution of local video. | Install and maintain of the GSFC cable plant. | The GSFC cable plant will be used by several contractors. |
| GA040 Project & Institutional Mission Operations Facilities | A.1.104 Local Data Distribution | Provide janitorial services with appropriate security clearance | Monitor and evaluate the contractor’s performance of distribution of local data distribution. | Install and maintain the GSFC cable plant. | The GSFC cable plant will be used by several contractors. |
| GA040 Project & Institutional Mission Operations Facilities | A.1.105 Local Voice Distribution | Provide janitorial services with appropriate security clearance | Monitor and evaluate the contractor’s performance of distribution of local voice distribution. | Install and maintain the GSFC cable plant. | The GSFC cable plant will be used by several contractors. |
| GA020 HST Mission Operations Complex | A.1.106 HST DOC | Provide ground system operations. | Government will retain CM of this HST Service Element until completion of Vision 2000. | Mission operations services provided by a non-CSOC contractor. |  |
| GA020 HST Mission Operations Complex | A.1.107 HST ESS | Provide ground system operations. | Government will retain CM of this HST Service Element until completion of Vision 2000. | Mission operations services provided by a non-CSOC contractor. |  |
| GA020 HST Mission Operations Complex | A.1.108 HST MOR | Provide ground system operations. | Government will retain CM of this HST Service Element until completion of Vision 2000. | Mission operations services provided by a non-CSOC contractor. |  |
| GA020 HST Mission Operations Complex | A.1.109 HST MSR | Provide ground system operations. | Government will retain CM of this HST Service Element until completion of Vision 2000. | Mission operations services provided by a non-CSOC contractor. |  |
| GA020 HST Mission Operations Complex | A.1.110 HST SEER | Provide ground system operations. | Government will retain CM of this HST Service Element until completion of Vision 2000. | Mission operations services provided by a non-CSOC contractor. |  |
| GA020 HST Mission Operations Complex | A.1.111 HST SAMS Facility | Provide ground system operations. |  | Mission operations services provided by a non-CSOC contractor. |  |
| CS010 CSOC Integration Center | A.1.112 HST Vision 2000 Facility | Provide ground system operations, and installation and integration of Vision 2000 system upgrades. Lanham Co-Lo: Provide hardware maintenance and COTS software licenses, upgrades, systems administration, and support. NBB: Provide COTS software licenses, upgrades, systems administration, and support. NBB Room 110 Provide | Provide schedule for installation of Vision 2000 systems. | Mission operations services provided by a non-CSOC contractor. Vision 2000 development provided by a non-CSOC contractor. NBB hardware maintenance provided by a non-CSOC contractor (except software office). | Updated to show support for HST Servicing Mission |
| CS010 CSOC Integration Center | A.1.118 ETS | Provide ground systems operations, maintenance, S/W development, integration, testing, and training. | Review and approve systems development plan, integration and test plan, and systems engineering plan for compatibility with evolving MTPE mission development and operations plans of other contractors. | EDOS and FOS contractors are customers. |  |
| GE020 Wallops Suborbital Mission Operations Complex | A.1.98 Wallops Meteorological Facilities | In addition to the data services required, provide systems engineering, and support to NWS. | Direct development. |  |  |
| GE020 Wallops Suborbital Mission Operations Complex | A.1.101 Wallops Optical, Photographic, and Video Facilities | In addition to the data services required, provide systems engineering. | Develop new capabilities as required. |  |  |
| GE020 Wallops Suborbital Mission Operations Complex | A.1.102 Wallops Control Center and Data Reduction Facilities | Provide operation, maintenance, and sustaining engineering for use by Government and non-Government launch support teams. Provide systems engineering. | Customer interface, mission planning, interagency coordination, resource allocation, range scheduling, data quality monitoring, range safety, operational direction, and directing of development. |  |  |

Implementation of our integrated architecture relies on completion of a number of NASA initiatives.  These interrelationships are depicted in Table B.2.1.1-4.1.0.  CSOC IOA development work for mission services is performed as a 2.4.1.8.d space operations service

## .5.  Supporting Information

Associate Contractor Agreements (ACAs) will be required with the Earth-Observing System (EOS) Data Operations System (EDOS) development, Hubble Space Telescope (HST) mission operations, EDOS Ground Station Interface Facility (GSIF) Norwegian, EOS Data Information System (EOSDIS) Core System (ECS) Flight Operations System (FOS) development, and GSFC logistics contractors.