APP132 – DETAILED TEST PLAN:

Conversion Test 1 - FY2004 YE STARS Conversion

Department of Energy I-MANAGE Program - STARS Project

| Deliverable ID: | APP132 – DETAILED TEST PLAN: Conversion Test 1 - FY2004 YE STARS Conversion |
| --- | --- |
| Version number: | 1.0 |
| Draft as of: | 05 Nov 2004 |
| Printed on: | 17 November 2004 |
| Author: | Mark Tulip Mark.tulip@hq.doe.gov 301-903-3812 |
| Owner: | Laura Kramer, STARS Project Manager |

Status of Document

Draft

Delivered

Accepted

Test Objectives

The test objectives listed within this document are in accordance with the principles outlined in the ENG354 Mid-Year Conversion Strategy.  As such, this conversion test is to validate the data conversion of General Ledger (GL) data from DISCAS and MARS into STARS for the Fiscal Year ending 2004.  The execution of the conversion is comprised of the following steps:

- Importing the data,

- Cross walking the data into the STARS format,

- Importing the journals into Oracle,

- Posting the entries, and

- Logging any entries that fail anywhere throughout the process.

The conversion test described within this document ensures each of these steps as well as the overall conversion is executed properly.

Functions/Features to be Tested

The functions and features to be tested during this process correspond directly to the test objectives listed in section 1.1..  These are as follows:

- The data load of legacy data files into custom tables,

- The cross walk of data from the legacy system values to the new, STARS values,

- The data load into the standard GL interface import tables via Oracle’s standard gl_interface, and

- Running Oracle’s standard Journal Import process to create Journal entries, and then posting the data into the correct conversion period via Oracle’s standard posting process.

Work Items

A detailed list of the test plan is attached at the end of this document.

Entry and Exit Criteria for Level

Entry Criteria

- Oracle Applications GL setup

- Legacy data files exported

- Conversion program and ctl files created

- STARS baseline instance available

- Data mapping and Crosswalk tables complete

Exit Criteria

- Journals entered and posted in the applications

- Error logs reviewed

- All entries not loaded due to errors identified and handled

- Reconciliation routines run and output confirmed

      - Comparison of the MARS Trial Balance with the STARS Trial Balance for each Fund, Allottee, and SGL combination identified by the Data Reconciliation Team

Testing Tools and Techniques

Tools that will be used during the GL Conversion process are:

- Oracle SQL*Loader – for loading of the data files into the staging tables

- TOAD(Tools for Oracle Application Developers) – for running queries during the staging process

- Oracle SQL*Plus – for executing the procedures from the gl_conv_pkg

- Windows CMD Line – used for splitting the source files into 8 sub-files, and for executing the sql*loader program from sql*plus

Test Schedule

The following presents a summary level list of tasks with each task’s corresponding duration, start date, and finish date.  This is followed by details surrounding the actual execution of the conversion program.

Friday, October 29, 2004

- STARS instance turned over for conversion of the instance

- STARS apps and custom passwords given

- Access to GL given thru the applications

Monday October 1, 2004 – Friday October 5, 2004

- Confirm setup and technical installation follows basline configuration

- Confirm values setup is accurate and complete

Monday, November 8, 2004

- Create the database objects in the instance (tables, views, grants, sequences, packages, the common routines program)

- Receive the data extract files from DISCAS and MARS

- Load the data files into the staging tables

- Send out query of gl_code_combinations that did not crosswalk

- Load the entries thru the conversion program into the gl_interface table

Tuesday, November 9, 2004

- Execute the Journal Import program

- Change of the GL Period, and posting of the Journals in the applications

Wednesday, November 10, 2004 – Friday, November 12, 2004

- Review Journals and obtain sign off from the DCT team

Test Environment Requirements

The following are requirements of the testing environment.

- In order to execute conversion testing, the baseline instance must be established along with the application login and passwords to the apps and custom schemas.

- To execute the conversion and conduct appropriate unit testing, the user will need DOE GL Superuser and Sysadmin responsibilities.

- If errors are discovered prior to running Oracle’s standard Journal Import process, the data in the staging tables will be deleted, the errors corrected, and the data load re-executed.  If errors are discovered after running the Journal Import process, the instance will need to be refreshed by the IT Team back to the baseline.  At that point, the errors will be corrected and the data load re-executed.

Risks and Contingencies

Legacy System Data

- Risk - Extract data files not available

- Contingency – None.  This data is necessary for implementation.  However, the DEV Team will work with the legacy system owners where possible to resolve any issues with extracting the data.  This task can be delayed if necessary since it is only needs to be accomplished just prior to go-live.  Therefore, the impact of the data files being unavailable at the scheduled start date of this task is minimal.

STRS Instance

- Risk - STRS instance not available

- Contingency – This task can be accomplished by using another instance.  The impact of this is a schedule delay of this task while the IT Team readies another instance of suitable proportions.  The impact of the realization of this risk would be minimal, assuming another instance could be made available.

Mapping

- Risk - Crosswalk data not correctly mapped

Contingency – There is ample time to correct the mapping since the converted data is truly not needed until just prior to implementation.  Therefore, the mapping can be corrected and the conversion re-run, if necessary.  Another option is to correct the entries after they have been created in STARS.

| Unit Testing Step | Conversion Step | Testing Step | Expected Results | Actual Results |
| --- | --- | --- | --- | --- |
| 1.1.3 | Verify that view c_aff_crosswalk_v exists in the CUSTOM schema | Execute the following command as custom: SQL> desc custom. c_aff_crosswalk_v | Description of the view is displayed to verify that the view was created. |  |
| 1.1.4 | Ensure that the package apps.c_common_routines_pkg is valid | Execute the following query as apps: SQL> select distinct(status) from dba_objects where object_name like 'C_COMMON_ROUTINES_PKG' and owner = 'APPS' | Should return a value of ‘VALID’ |  |
| 1.1.5 | Ensure that the ‘DOE GL Superuser’ exists | Log into the applications, and verify that the responsibility exists. | Responsibility is setup |  |
| 1.1.6 | Ensure that the period is open in the applications that the conversion is going to occur. Ex. SEP-04. | Log into ‘DOE GL Superuser’, navigate to Setup: Open/Close, verify that the conversion period‘SEP-04’ and ‘SEPADJ1-04’ are Open | Period ‘SEPADJ1-04’ is ‘Open’; ‘SEP-04’ is ‘Open’ |  |
| 1.17 | Verify DFFs are set up in the instance for CID, Asset_type, Asset_status, OPI, Environment Liability Type, and Trading Partner. All DFFs should be set up to be optional. | Log into ‘DOE GL Superuser’, navigate to Setup: Financials: Flexfields: Descriptive: Segments, Query up the ‘Enter Journals: Lines’ DFF, click on the segments button under global data elements, and verify that they are setup. | All the DFF’s are setup and they are set to optional |  |
| 1.18 | Verify AutoPost criteria exists and is set up to automatically post all batches created by Journal Import | Log into ‘DOE GL Superuser’, navigate to Setup: Journal: Autopost, Query all records | There are records setup, and they are set to automatically post all batches |  |
| 1.2 | Remove all Summary Templates Log into ‘DOE GL Superuser’, navigate to Setup: Accounts: Summary Query all templates Delete all templates using the red X Save records | Log into ‘DOE GL Superuser’, navigate to Setup: Accounts: Summary Query all templates | Query should return with no records |  |
| 1.3 | Download from PVCS all of the files in the CustomSQL\Conversions\GL directory. Put them into a working directory, for example c:\temp | On your computer, open windows explorer. Navigate to c:\temp, verify files are in the directory | All the files from the PVCS directory are in the directory c:\temp: c_cre_alo_stage.sql c_cre_cap_stage.sql c_cre_oro_stage.sql c_del_gl_stage.sql c_gl_conv.alo1 c_gl_conv.alo2 c_gl_conv.alo3 c_gl_conv.alo4 c_gl_conv.alo5 c_gl_conv.alo6 c_gl_conv.alo7 c_gl_conv.alo8 c_gl_conv.cap1 c_gl_conv.cap2 c_gl_conv.cap3 c_gl_conv.cap4 c_gl_conv.cap5 c_gl_conv.cap6 c_gl_conv.cap7 c_gl_conv.cap8 c_gl_conv.grt c_gl_conv.idx c_gl_conv.oro1 c_gl_conv.oro2 c_gl_conv.oro3 c_gl_conv.oro4 c_gl_conv.oro5 c_gl_conv.oro6 c_gl_conv.oro7 c_gl_conv.oro8 c_gl_conv.pkg c_gl_conv.seq c_gl_conv.tab c_gl_conv.vw c_gl_conv_mars.ctl c_upd_alo_conv_status.sql c_upd_cap_conv_status.sql c_upd_mars_conv_status.sql c_upd_oro_conv_status.sql determine_org_ids.sql load_gl_discas.bat load_gl_mars.bat split_discas_data.bat split.exe SPLIT60I.DOC c_gl_segment_balancing.sql |  |
| 1.4 | Ensure that there exists a ‘sourcedata’ folder under the working directory (c:\temp\sourcedata) | On your computer, open windows explorer. Navigate to c:\temp\sourcedata, verify directory | Directory exists |  |
| 1.5 | Ensure that there exists a ‘logs’ folder under the working directory (c:\temp\logs) | On your computer, open windows explorer. Navigate to c:\temp\logs, verify directory | Directory exists |  |
| 1.7 | Check to see if trading partner lookup exists | Execute the following command as custom: SQL> desc custom.c_trad_part_lookup If table exists, do nothing. If table does not exists, refer to the Vendor Conversion Setup document, Appendix A Follow the instructions to create and populate c_trad_part_lookup | Table Exists |  |
| 1.8.1 | In the c_gl_conv package, set the user id of the person who will be executing Journal Import. Locate the user id in applsys.fnd_user.user_id and set this value to the constant c_gl_conv.const_user_id | In the c_gl_conv package, verify that the c_gl_conv.const_user_id constant is set correctly. | In ‘DEV’, IBMBV01 user id = 1314 |  |
| 1.8.2 | In the c_gl_conv package, set the responsibility of the Journal Import execution to that of the DOE GL Superuser. Locate the responsibility id in applsys.fnd_responsibility_tl.responsibility_id and set this value to the constant c_gl_conv.const_resp | In the c_gl_conv package, verify that the c_gl_conv.const_resp constant is set correctly | In DEV, “DOE GL Superuser” responsibility id = 50522 |  |
| 1.8.3 | In the c_gl_conv package, set the application id of the Journal Import execution to that of the DOE GL Superuser. Locate the responsibility id in applsys.fnd_responsibility_tl.application_id and set this value to the constant c_gl_conv.const_resp_appl | In the c_gl_conv package, verify that the c_gl_conv.const_resp_appl constant is set correctly | In DEV, “DOE GL Superuser” application_id = 101 |  |
| 1.9.1 | Ensure that the Journal Source ‘Conversion Source’ is setup. | Log into ‘DOE GL Superuser’, navigate to Setup: Journal: Sources Query source of ‘Conversion Source’ | Source exists |  |
| 1.9.2 | Ensure that the Journal Category ‘Conversion Category’ is setup. | Log into ‘DOE GL Superuser’, navigate to Setup: Journal: Categories Query source of ‘Conversion Category’ | Category exists |  |
| 1.10 | Run the following script to create the staging tables As custom, execute the following script: SQL>@c:\temp\c_gl_conv.tab | Execute the following to verify all 32 tables were created: SQL> desc c_aff_seg_defaults SQL> desc c_gl_errors SQL> desc c_gl_conv_suspense SQL> desc c_gl_stage_wcf SQL> desc c_gl_stage_mars SQL> desc c_gl_stage_alo SQL> desc c_gl_stage_alo1 SQL> desc c_gl_stage_alo2 SQL> desc c_gl_stage_alo3 SQL> desc c_gl_stage_alo4 SQL> desc c_gl_stage_alo5 SQL> desc c_gl_stage_alo6 SQL> desc c_gl_stage_alo7 SQL> desc c_gl_stage_alo8 SQL> desc c_gl_stage_cap SQL> desc c_gl_stage_cap1 SQL> desc c_gl_stage_cap2 SQL> desc c_gl_stage_cap3 SQL> desc c_gl_stage_cap4 SQL> desc c_gl_stage_cap5 SQL> desc c_gl_stage_cap6 SQL> desc c_gl_stage_cap7 SQL> desc c_gl_stage_cap8 SQL> desc c_gl_stage_oro SQL> desc c_gl_stage_oro1 SQL> desc c_gl_stage_oro2 SQL> desc c_gl_stage_oro3 SQL> desc c_gl_stage_oro4 SQL> desc c_gl_stage_oro5 SQL> desc c_gl_stage_oro6 SQL> desc c_gl_stage_oro7 SQL> desc c_gl_stage_oro8 | All 32 tables were described verifying that they were created. |  |
| 1.11 | Run the following script to create the staging view As custom, execute the following script: SQL>@c:\temp\c_gl_conv.vw | Execute the following to verify 1 view was created: SQL> desc c_gl_stage_v | 1 view was described verifying that that it was created. |  |
| 1.12 | Run the following script to create sequences. As custom, execute the following script: SQL>@c:\temp\c_gl_conv.seq | Execute the following to verify 2 sequences were created: SQL> select c_gl_stage_s.nextval from dual SQL> select c_gl_errors_s.nextval from dual | Values were returned for both calls First time run, both of these should return = ‘1’. |  |
| 1.13 | Run the following script to create indexes for the staging tables As custom, execute the following script: SQL>@c:\temp\c_gl_conv.idx | Execute the following to verify 6 indexes were created: SQL> select count(*), status from all_indexes where upper(owner) = 'CUSTOM' and lower(index_name) in ('c_gl_err_code_idx', 'c_gl_err_sourceval_idx', 'c_gl_field_offc_cap_idx', 'c_gl_field_offc_alo_idx', 'c_gl_field_offc_oro_idx', 'c_gl_field_offc_mars_idx') group by status | ‘6’ and ‘Valid’ should be returned |  |
| 1.15 | Run the following script to compile the package As apps, execute the following script: SQL>@c:\temp\c_gl_conv.pkg | Execute the following query as apps: SQL> select distinct(status) from dba_objects where object_name = 'C_GL_CONV' and owner = 'APPS' | Should return a value of ‘VALID’ |  |
| 1.16 | Run the following script to grant permissions to custom for the package As apps, execute the following script: SQL>@c:\temp\c_gl_conv.grt | Execute the following query as apps: SQL> select count(*) from all_tab_privs where table_name = 'C_GL_CONV' | ‘2’ should be returned |  |
| 1.19 | As custom, execute the following script: SQL> exec apps.c_gl_conv.load_def_flexvals | Execute the following query as apps: select count(*) from custom.c_aff_seg_defaults | ‘10’ should be returned |  |
| 1.20.1 | Make sure that the names of the DISCAS extract data files are flgl082_<org_id>.dat where <org_id> represents the service center (domain values are ‘cap’, ‘alo’, or ‘oro’) | On your computer, open windows explorer. Navigate to c:\temp\sourcedata. Verify the files. | There should be 3 files: flgl082_alo.dat flgl082_cap.dat flgl082_oro.dat |  |
| 1.20.4.4 | Split the DISCAS data files into 8 subfiles for each service center. This will create 24 subfiles, which will allow you to have the max number of cmd windows(XP limitation) open at one time to load the files concurrently. Determine the amt of rows in each file and divide by 8. From the command line, run each of the following statements: C:\temp> split_discas_data.bat alo 300000 C:\temp> split_discas_data.bat cap 300000 C:\temp> split_discas_data.bat oro 300000 The 300000 number is an example. It will be whatever number you determined above | On your computer, open windows explorer. Navigate to c:\temp\sourcedata. Verify that 8 new files were created with a sequence appended to them, and the orig file had the word ‘orig’ appended. Also, verify that the number of records in each extract matches the number of “total lines processed” as printed out by the split.exe application | The following files should be located in the directory flgl082_alo_orig.dat flgl082_alo1.dat flgl082_alo2.dat flgl082_alo3.dat flgl082_alo4.dat flgl082_alo5.dat flgl082_alo6.dat flgl082_alo7.dat flgl082_alo8.dat flgl082_cap_orig.dat flgl082_cap1.dat flgl082_cap2.dat flgl082_cap3.dat flgl082_cap4.dat flgl082_cap5.dat flgl082_cap6.dat flgl082_cap7.dat flgl082_cap8.dat flgl082_oro_orig.dat flgl082_oro1.dat flgl082_oro2.dat flgl082_oro3.dat flgl082_oro4.dat flgl082_oro5.dat flgl082_oro6.dat flgl082_oro7.dat flgl082_oro8.dat |  |
| 1.21.1 | Make sure that the name of the MARS extract data file is flgl082_mars.dat | On your computer, open windows explorer. Navigate to c:\temp\sourcedata. | There should be a file called: flgl082_mars.dat |  |
| 1.22.2.6 | Stage the MARS data file. Run the following command line: C:\temp> load_gl_mars.bat custom <password> <instance> c:\temp | Script generates a log file called c:\temp\logs\gl_mars.log | Verify that no errors occurred while loading the data into the staging tables from the log file. Near the bottom of the log file verify that it says ‘0 rows not loaded due to data errors’ |  |
| 1.24.1.7 | Stage the DISCAS data files. Run the following command line 24 times: C:\temp> load_gl_discas.bat custom <password> <instance> c:\temp <org_id_suffix> Example of org_id_suffix is cap2. It is best to open up a separate window for each call and run them at the same time | Script generates a log file called c:\temp\logs\gl_<org_id_suffix>.log | Verify that no errors occurred while loading the data into the staging tables from the log file Near the bottom of the log file verify that it says ‘0 rows not loaded due to data errors’ |  |
| 1.29 | Run the following scripts to load the 8 sub-file tables into one table for each service center c:\temp\c_cre_alo_stage.sql c:\temp\c_cre_cap_stage.sql c:\temp\c_cre_oro_stage.sql Then execute the above scripts as custom | Run the scripts | Scripts complete successfully |  |
| 1.31 | Run the following scripts to set rows in the table to error if any of the entries have missing segment information. With the data cleanup down and the improved mapping, this should be 0. As custom, execute the following scripts: SQL> @c:\temp\c_upd_alo_conv_status.sql SQL> @c:\temp\c_upd_cap_conv_status.sql SQL> @c:\temp\c_upd_oro_conv_status.sql SQL> @c:\temp\c_upd_mars_conv_status.sql | Execute the following query as custom: SQL> select conv_status, org_id, count(*) from c_gl_stage_v group by conv_status, org_id | This returns values that are errors in the tables before loading into the gl_interface table |  |
| 1.32.1 | Create balancing entries for Fund Type 51/54 to acct 33100000 and Segment 1 and 3 to acct 99980000 As custom, execute the following scripts: SQL> c:\temp\ c_gl_segment_balancing.sql | Run the script | Script completes successfully Select * from custom.c_gl_conv_suspense ; This tables will keep a log of the balancing entries that are kept. |  |
| 1.34 | Load the gl_interface and gl_interface control tables. Then submits Journal Import in the applications. As custom, execute the following scripts: SQL>exec apps.c_gl_conv.create_gl_interface | Execute the following query as custom: SQL> select * from c_gl_stage_v where conv_status <> ‘P’ Then compare that the following numbers equal by running the following query: select “Staged”, count(*) from custom.c_gl_stage_v where conv_status <> ‘P’ union select “GL Interface”, count(*) from gl_interface; After procedure completes, Log into ‘DOE GL Superuser’, and check the output from the Journal import request for errors | These are the records that didn’t get loaded into the gl_interface table. Verify that the 2nd query, both lines return the same value. |  |
| 1.35 | Submit Journal Import to load the data into the applications. Execute the following to kick off he import: SQL>exec apps.c_gl_conv.submit_gl_req(2,v_group_id); SQL >Commit; Find the group_id for ones that need to be run by running the following query select set_of_books_id, group_id, count(1) from gl_interface group by set_of_books_id, group_id | After procedure completes, Log into ‘DOE GL Superuser’, and check the output from the Journal import request for errors | Sql*Plus will come back with procedure successful. You can then login into the applications and see the request running. |  |
| 1.36 | Log into ‘DOE GL Superuser’, navigate to Inquiry: Journal: Find Journals. Query batches. There should be a view dozen (19 in CONV) batches beginning with the prefix ‘Conversion Source’. | Review batches to see if they were imported Run the following query to determine the number of batches, and lines for each batch: select set_of_books_id, group_id, count(1) from gl_interface group by set_of_books_id, group_id | Batches should be loaded into the system |  |
| 1.37 | Journals need to have the period changed and then posted. For 2004 year end data, the period needs to be changed to ‘SEPADJ1-04’. Then the journals need to be posted | This should be done by the functional team. | Batches should have the period changed to ‘SEPADJ1-04’ and then be posted. |  |
| 1.38 | Once conversion is done and signed off, Clean up the custom schema by deleting custom conversion tables As custom, execute the following scripts: SQL>@c:\temp\c_del_g_stage.sql | SQL> desc c_aff_seg_defaults SQL> desc c_gl_errors SQL> desc c_gl_conv_5154_suspense SQL> desc c_gl_stage_wcf SQL> desc c_gl_stage_mars SQL> desc c_gl_stage_alo SQL> desc c_gl_stage_alo1 SQL> desc c_gl_stage_alo2 SQL> desc c_gl_stage_alo3 SQL> desc c_gl_stage_alo4 SQL> desc c_gl_stage_alo5 SQL> desc c_gl_stage_alo6 SQL> desc c_gl_stage_alo7 SQL> desc c_gl_stage_alo8 SQL> desc c_gl_stage_cap SQL> desc c_gl_stage_cap1 SQL> desc c_gl_stage_cap2 SQL> desc c_gl_stage_cap3 SQL> desc c_gl_stage_cap4 SQL> desc c_gl_stage_cap5 SQL> desc c_gl_stage_cap6 SQL> desc c_gl_stage_cap7 SQL> desc c_gl_stage_cap8 SQL> desc c_gl_stage_oro SQL> desc c_gl_stage_oro1 SQL> desc c_gl_stage_oro2 SQL> desc c_gl_stage_oro3 SQL> desc c_gl_stage_oro4 SQL> desc c_gl_stage_oro5 SQL> desc c_gl_stage_oro6 SQL> desc c_gl_stage_oro7 SQL> desc c_gl_stage_oro8 | None of the tables should return |  |

# Comments

Bulletize objectives.  Be specific.  Remember, quantifiable and verificable.

Very good

Incomplete sentence – be more specific.